PERFORMANCE WORK STATEMENT

- BACKGROUND. The Military Sealift Command (MSC) owns and operates approximately 110 vessels including steam turbine, gas turbine, and diesel engine propelled vessels. These vessels fulfill various missions such as underway replenishment, oceanographic research, cable repair, and dry and refrigerate cargo transportation. MSC’s Engineering Directorate is responsible for the maintenance, repair, alteration, and material readiness of the MSC fleet. Throughout the period of performance of this contract, new vessels will be introduced into the MSC fleet and vessels will be retired from service life.

The Engineering Maintenance Management Systems are used for the overarching sustainment and operation of the MSC fleet. The Engineering Maintenance Management Systems consist of both shipboard and shore side systems with various modules and functions that work together to optimize MSC’s maintenance program.

Shipboard Automated Maintenance Management System (SAMM) is required for shipboard personnel to document maintenance performed on MSC vessels and record daily machinery operational data. The system also provides a consistent maintenance plan for the MSC fleet. The Logistics and Engineering System (LES) shore side maintenance systems are required to support the shipboard systems and streamline shore-side engineering functions. The PENG system, a component of SAMM, provides Port Engineers a tool to manage contracting, accounting, and document processing during a vessel’s shore-side repair period. SAMM, via the Ship Inspection Program Module, is required to support the MSC Shipboard Material and Readiness Test program and Onboard Contract Inspection program for shipboard testing and inspection survey documentation.

  - MSC Maintenance Philosophy and Policy. The MSC maintenance management philosophy (Attachment 01) and maintenance management policy (Attachment 26) are only a part of the total life cycle plan. The maintenance management philosophy ensures the economical use of all available shipboard resources, such that interruptions of fleet mandated services are minimized. The cornerstone of this foundation is resources. Each shipboard maintenance plan is developed with consideration of available resources, such as manning; the capabilities of the resources, i.e. professional USCG licensed engineers; and tools. To minimize interruption of services using limited resources requires the acceptance of risk. How this risk is assigned and the level of maintenance effort associated with the different degrees of risk form the basis of the MSC maintenance development methodology. T h e MSC maintenance policy uses Reliability Centered Maintenance principles as the foundation for risk assessment.

  - Shipboard Automated Maintenance Management (SAMM) System. MSC has implemented the SAMM system to increase MSC ships’ operational readiness, support lifecycle management, and to reduce equipment maintenance costs. The various modules which make up SAMM fulfill the following functions: Preventive Maintenance, Predictive Maintenance, Availability Work Package Management and Condition Monitoring. On the shipboard side, SAMM schedules and tracks periodic machinery maintenance and testing as determined by MSC, United States Coast Guard (USCG), American Bureau of Shipping (ABS), and original equipment manufacturers. In a continuing effort to increase operational readiness, equipment performance, and to reduce vessel maintenance costs, MSC has implemented elements of a computerized machinery condition monitoring program which is embodied in the MSC SAMM System.

The shore side SAMM System functions to increase the effectiveness of ship inspection results tracking, development of work items, execution of work packages, and development of maintenance plans. The SAMM system contains the tools necessary for engineering management and Port Engineering personnel to assess the material condition of equipment prior to an inspection or repair period.

- SCOPE. The Engineering Directorate of Military Sealift Command (MSC) requires non-personal engineering services to administer its Engineering Maintenance Management Systems in order to continue support to the fleet in a cost effective manner. The Contractor shall provide non-personal engineering, technical, and system implementation and improvement services in the performance of investigative and design efforts relating to material readiness, preventive and predictive maintenance, and condition monitoring programs. The Government requires engineering and technical services to perform the following: Maintenance engineering services; condition based monitoring technology support services; and shipboard testing and inspection services.

  - Maintenance Engineering Services. Provide services for the support of Government’s maintenance management information systems, data, and hardware in both the shipboard and shoreside environment. Provide these services in all areas of the world where the Government has installed maintenance management information systems onboard Government ships and Government shoreside offices. Provide for the data collection for, installation of, and maintenance of new maintenance technology systems like Shipboard Automated Maintenance Management System (SAMM), Logbook, ShipsLog, VTL, PENG, SEAS, OAS, FAS, VAS, eConsole, Ship Inspection, OCI Web Tracker, SMS, RASP and iDEXTER.

    - American Bureau of Shipping (ABS) Preventive Maintenance Services. ABS has previously approved each of the existing shipboard SAMM systems as a planned maintenance system in accordance with the Guide for Survey Based on Preventive Maintenance Techniques (Attachment 08). The Contractor will be required to submit ship maintenance plans and condition monitoring baselines to ABS in accordance with ABS’s Guide for Survey Based on Preventive Maintenance Techniques for ships introduced to the MSC fleet.

    - SAMM System Data Entry, Installation and Sustainment Services. Provide services for SAMM system data entry and installation. SAMM system installation may require the installation of system hardware, software and data on shipboard and remote Local Area Networks (LAN), and training to operate and manage the system and hardware. System maintenance may require periodic or emergent ship visits to remedy software, hardware or data problems and to provide for ship’s crew training. System support maintenance may also require the maintenance of the software and data.

      - System Data Maintenance and Conversion. Convert existing legacy system databases to the required format for SAMM installation. The Contractor may be required to perform a complete analysis on machinery for a specific ship to complete maintenance definition requirements including PM, PdM, and Log Data using data from all sources available including Original Equipment Manufacturers (OEM) manuals, OEM Technical Bulletins, NAVSEA Technical Manuals, U.S. Navy’s Maintenance and Material Management (3M) system documentation, Reliability Centered Maintenance (RCM) analysis, and shipboard personnel.

        - Data Entry, Definition, and Association. Perform a machinery shipcheck of designated vessels in order to obtain all machinery data required to create or associate equipment planned, preventive, predictive maintenance, and log data definition in the SAMM systems. This machinery data may include, but is not limited to, the analysis, entry, and association of the data required for the following:

          - Machinery to be monitored by PM, PdM, and Condition Monitoring (CM).

          - Vibration data collection and analysis

          - Used lube oil sample analysis

          - Create PM and PdM actions which may include regulatory (USCG, ABS, etc.), operational and depot level maintenance requirements based on Reliability Centered Maintenance (RCM) principles.

          - Preventive Maintenance (PM) narratives

          - Predictive Maintenance (PdM) narratives

          - Electronic engineering and deck logs

          - Diesel engine combustion analysis

          - Equipment configuration including nameplate and rating data

          - USCG inspection maintenance

          - ABS inspection requirements

          - Machinery Control Console System (MCCS) parametric data acquisition

          - Industrial based Preventive Maintenance Work Item Specifications and Estimates

          - Import data for TRANSALTs

          - Import of Lube Oil Analysis Data from MSC Lube Oil Analysis Contractor.

          - Updating Reference Data for Port Engineering (PENG) System.

          - Import of data for the PENG system.

          - Developing and updating Test Plans for ship inspection

          - Maintaining the SMART/SNAPSHOT report database.

          - Define, review, and update Planned Maintenance Plans.

          - Import of Fuel Oil Analysis Data from MSC Contractor Fuel Oil Lab.

          - Define Energy Conservation data collected in the electronic log keeping system, including Navy Energy Usage Reporting System data.

          - Develop special tests, expert system rules/templates, and condition monitoring requirements including Vibration Test Analysis Guide’s (VTAG) (Attachment 03).

- Data Collection. Collect data to complete the required data for the SAMM system. The Government will provide specific technical direction for data and hardware requirements for each system at the task order level. The following are typical of the specific requirements that are required for data collection (a ship check is typically required for data collection):

  - Survey all machinery requiring PM or PdM development, compare machinery nameplate against MSC configuration database maintained by MSC configuration managers and submit equipment discrepancies to the Government.

  - Survey all test points for used oil analysis extraction points

  - Survey all vibration data points which may include installing vibration “quick connect” blocks and barcodes. Provide ABS Certified Condition Based approved capabilities to define vibration data points, test conditions and parameters as per Appendix 14 of Part 7 Rules for Survey After Construction for current and future versions.

  - Survey machinery gauges for engineer’s electronic logbook.

  - Survey and develop installation requirements for diesel engine combustion analysis data collector.

  - Survey and develop MCCS data point definition for acquisition to support electronic log and data collection.

  - Configure the iDEXTER or eConsole interface to the MCCS for data point acquisition and storage.

  - Survey machinery for defining special tests, expert system rules/templates, condition monitoring requirements including Vibration Test Analysis Guide’s (VTAG) (Attachment 03).

      - System Installation. Install the SAMM system and database, and convert existing legacy system databases to the required format for SAMM installation.

        - Shipboard System Installation. Submit the system to the Government for review and approval. Upon approval by the Government, the Contractor will install the system on the ship’s LAN. As part of the system installation and training team, the Contractor, shall be an ABS Recognized Condition Monitoring Company and shall comply with procedures and conditions set forth in Appendix 14 of Part 7 Rules for Survey After Construction 2014 and future versions for vibration analysis to maintain existing and obtain new ABS Preventative Maintenance Program (PMP) notations. The following are typical of the specific requirements, which the Contractor may be required to perform:

          - Troubleshoot installed computer equipment, operating systems, and software to ensure that the SAMM system installation is complete.

          - After completing the physical installation of the software and data collection hardware, provide training to the Chief Engineer and designated crewmembers on the software, data collection hardware, and manuals. Maintain documentation on the completion and level of training provided to all MSC personnel.

          - Provide a working SAMM software system, a listing of the equipment (sorted by system and description), two SAMM reference guides, a VTAG, SAMM system manuals, required hardware, and a printout in electronic format of the current maintenance schedule.

          - Supply and install the current set of data collection devices including but not limited to the vibration data collector, lube oil analyzer, diesel engine combustion analyzer, and electronic log keeping PDA.

          - Perform machinery and maintenance requirements review based on RCM principles. Update the database as required.

          - Review all test points including used oil analysis extraction points and vibration data points

          - Install vibration “quick connect” blocks and barcodes.

          - Review machinery gauges for engineer’s electronic logbook requirements

        - Remote Shoreside System Installation. Submit the system to the Government for review and approval. Upon approval by the Government, the Contractor may be required to install the system into a shoreside environment. The Contractor shall have the ability to troubleshoot installed computer equipment, operating systems, and software to ensure that the remote shoreside SAMM system installation is complete. After completing the physical installation of the software and hardware, the Contractor will provide training to MSC Personnel. The Contractor will submit an as- installed copy of the SAMM system to the Contracting Officer Representative (COR).

      - System Sustainment. The Contractor will manage and administer installed versions of the shipboard maintenance management information systems. These systems include, but are not limited to: SAMM, PENG, Combustion Diesel Engine Analyzer (Doctor), iDEXTER, Logbook, ShipsLog, VTL, SEAS, OAS, FAS, VAS, eConsole, Ship Inspection, OCI Web Tracker, SMS, and RASP.

        - Shipboard Sustainment. Visit ships for the purpose of systems data review, troubleshooting, and training. Each visit is estimated to be for a period of three days. The personnel sent to the ship are required to have the ability and knowledge to maintain any or all of the installed maintenance systems software and data as determined on a task order basis. For each visit, the following are typical of the specific requirements which may be performed:

          - Review the condition of all installed hardware including the vibration data collector, engine logbook data collector, transducer blocks, barcodes, and transducers.

          - Review all systems documentation including VTAG’s, user guides, system documentation, and used oil analysis labels.

          - Review the condition of the systems software and database(s) and correct any deficiencies found.

          - Perform a site validation of installed ship’s machinery compared to equipment list for any new or replaced machinery. Report equipment changes to the Government via initiating a SAMM feedback.

          - Provide troubleshooting for all hardware and software.

          - Update software, databases or hardware

          - Provide and document training to personnel in the use of systems software and hardware.

          - Validate all PdM requirements and sampling points against the database.

          - Provide and document machinery vibration baseline data collection training to shipboard personnel as defined in Appendix 14 of Part 7 Rules for Survey after Construction for current and future versions.

          - Perform Backfit-RCM and/or RCM Maintenance Engineering analysis to determine the applicability and effectiveness of machinery maintenance.

- Provide helpdesk services for the SAMM System. The average change in help call submittals is 24% per month. Helpdesk services vary in nature from shipboard visits to phone calls or emails. Some help calls that require shipboard visits must be addressed as soon as possible to meet regulatory body and mission requirements.

        - Shoreside Sustainment. Perform data management to maintain, review, evaluate and respond to all shipboard or engineering administration requirements, and condition based data analysis. The data management that the Contractor may be required to perform may include, but is not limited to:

          - Evaluating and responding to maintenance feedback comments on maintenance procedures based on RCM principles. (Attachment 05) The average change in feedback submittals is 10% per month. The average change per year in feedback submittals ranges from 0% to 24%.

          - Defining maintenance requirements, procedures, frequencies or applicability.

          - Maintaining ABS approval of each of the SAMM systems, as appropriate.

          - Evaluating and responding to condition monitoring test results such as vibration spectra, used lube oil analysis results, or machinery performance data, etc.

          - Provide machinery vibration data analysis as specified in Appendix 14 of Part 7 Rules for Survey after Construction current and future versions for vibration analysis.

          - Reviewing and evaluating machinery repair requests.

          - Reviewing and evaluating ship repair contractor condition reports in conjunction with condition monitoring data for reliability analysis.

          - Reviewing and evaluating ship repair contracts and service order work items to identify and classify the maintenance to the proper machinery, failure mode, etc.

      - Maintenance Data Review and Analysis. Perform SAMM data management on data derived from both shipboard and shoreside systems and from Government personnel such as Port Engineers, Program Managers, Engineers, and Logistics staff. The data includes, but is not limited to: ship’s SAMM data, PENG data, Snapshot data, oil analysis data, vibration analysis data, feedback tracking data, overhaul schedules, and operation schedules. Government provided data may be provided in electronic format or as paper files. The electronic data provided may be transmitted via electronic mail, internet file transfer protocol or disk medium. The Contractor may be required to process, review and analyze the available data for the purpose of, but not limited to:

        - Benchmarking the Engineering Maintenance Management Systems against commercial and other Government maintenance management systems.

        - Determining the return on investment for Engineering Maintenance Management Systems.

        - Performing analyses to identify equipment on Government ships that have a high life cycle maintenance cost or low reliability and making recommendations to improve the reliability and reduce the maintenance cost for equipment identified.

        - Perform maintenance engineering analysis to determine the applicability and effectiveness of machinery maintenance through RCM principles.

        - Determining the most cost effect maintenance practice employed in the MSC fleet for specific equipment.

        - Responding to and modifying planned maintenance based on feedback comments (Attachment 06).

    - Condition Based Monitoring Technology Support. Develop, sustain and analyze the condition based monitoring technologies integrated into the SAMM system ashore and afloat.

      - Vibration Monitoring Support and Analysis. Analyze vibration monitoring data to accurately predict machinery failures. Review recommendations made by the SAMM shipboard Equipment Automated Diagnostic System (EADS) and provide recommendations based on the condition of the machine or the accuracy of the data collection. The Contractor may be required to process, review and analyze the available data for the purpose of, but not limited to:

        - Review vibration analysis data spectra and EADS analysis results. The average change in the number of vibration spectra test results that will require manual analysis is 84% per month and 47% per year. Expected variability will be further defined at the Task Order level.

        - Update the System Average Data, Machinery IDs (MIDs), Vibration Test Analysis Guide, and appropriate maintenance actions.

        - Identify any vibration software problems and provide support for developing and testing new software fixes and revising the system documentation.

        - Manage calibration of all installed vibration monitoring equipment, including transducers, vibration data collector, and precision reference.

        - Manage maintenance pool of data collector, transducers, cabling, bar code, transducer blocks, and connection boxes.

        - Manage the MSC EADS expert system rules to create new or modify existing rules to ensure the EADS automated results are accurate.

      - Used Lube Oil System Support and Analysis. Analyze used lube oil test results to accurately determine oil condition and predict machinery failures. Process, review and analyze the available data for the purpose of, but not limited to:

        - Identify any lube oil analysis system software problems, propose software upgrades required to improve its efficiency, and provide support for revising the system documentation.

        - Update and deliver electronic equipment registration files to the current oil analysis lab.

        - Troubleshoot lube oil analysis lab data submittal

        - Review oil sample testing, test slate completion, laboratory sample analysis, ferrographic report ordering and content.

        - Analyze the used oil test results from the laboratory reports for the purpose of determining oil replacement or equipment maintenance and prepare feedback messages to vessels and supporting commands with the analyst results. The average change the number of used lube oil test results that will require manual analysis is 19% per month and 5% per year. Expected variability will be further defined at the Task Order level.

        - Identify equipment groupings to facilitate creation of test variable alarms and then generate test variable alarms for all equipment where the data population is large enough.

        - Operate Shipboard Engineering Analysis System Oil Analysis System (SEAS OAS) for data maintenance, oil analysis, message preparation, reporting and secure file transfer.

        - Evaluate SEAS/OAS and propose software upgrades required to improve its efficiency.

        - Manage the MSC OAS expert system rules to create new or modify existing rules.

      - Diesel Engine Combustion System Support and Analysis. Analyze diesel engine combustion test data and to accurately predict machinery failures. Process, review and analyze the available data for the purpose of, but not limited to:

        - Review diesel engine combustion data.

        - Update the Diesel Engine Combustion Analyzer data as required.

        - Identify any diesel engine combustion software problems, propose software upgrades required to improve its efficiency, and provide support for revising the system documentation.

        - Manage calibration of all installed diesel engine combustion analyzer equipment, including transducers and diesel engine analyzers.

        - Manage maintenance pool of data collector, transducers, cabling, and magnetic pick-up.

      - Energy Conservation Support and Analysis. Analyze eConsole and iDEXTER collected data for reviewing energy conservation parameters, metrics, and trends. Process, review and analyze the available data for the purpose of, but not limited to:

        - Review energy conservation parameters and collected data to create new metrics, define new parameters, and review data output.

        - Manage all installed interface devices used to automate and collect data from shipboard MCCS’s and other devices.

    - Training Requirements. The Contractor may be required to develop, host, and conduct training courses at shoreside and shipboard sites. The training course may consist of instruction in any aspect of the MSC Engineering software or technical subject areas related to sections 2.2, 2.3 and 2.4. The Contractor may be required to provide all necessary equipment, hardware, software, and training documentation needed to perform training with the exception of Government furnished microcomputers and data collectors. MSC’s intent is to provide initial and annual refresher SAMM system usage training to all SAMM users via classroom, remote, and computer based training techniques. The Contractor may be required to provide certification that personnel have completed the course.

  - Engineering and Technical Services. Provide personnel, equipment and facilities to accomplish maintenance, material readiness and engineering system improvement services for both current and projected new construction, conversions and existing Government ships in the areas listed below.

    - Maintenance Engineering. Provide expertise in disciplines of maintenance engineering including PM/PdM, Condition Monitoring, Reliability Engineering, Knowledge Engineering, and RCM.

      - Preventive and Predictive Maintenance (PM / PdM) Engineering. Provide expertise in maintenance engineering including, but not limited to, the following areas:

        - Identify equipment requiring maintenance.

        - Develop PM/PdM maintenance procedures for operational, intermediate and depot level maintenance.

        - Develop PM/PdM schedules.

        - Evaluate applicability and effectiveness of maintenance actions.

        - Identify spare parts required to complete assigned maintenance.

        - Develop and evaluate feedback on maintenance procedures using RCM principles.

        - Train system users on maintenance program.

        - Provide man-hour estimates for maintenance actions.

        - Develop cost/benefit analysis of maintenance requirements, procedures and systems.

      - Maintenance Management Information Systems. Develop program management processes and procedures for the overall oversight of the maintenance management information systems. The Contractor may be required to also provide initial and refresher training of shipboard and shoreside personnel in the use of the maintenance information systems, hardware, and documentation as directed. This may include but is not limited to the following activities:

        - Development of maintenance feedback response procedures.

        - Development of database maintenance and testing procedures.

        - Development of methods for generating standard maintenance work items/packages.

        - Development of Casualty Report (CASREP), Voyage Repair Request

        - (VRR), Ships Force Work List (SFWL) tracking procedures.

        - Development of technical data management tracking procedures.

        - Microcomputer, hardware peripheral, and software installation and training.

        - Management system design and trade-off studies for system integration.

      - Condition Monitoring (CM) Engineering. The Contractor or by virtue of a Subcontractor shall be an ABS Recognized Condition Monitoring Company. Provide expertise related to CM programs for various analyses, including but not limited to the following: Lubricating Oil Analysis, Vibration Analysis, Diesel Engine Trending and Performance Analysis, Boiler Water Chemistry, Diesel Coolant Monitoring, Audio Gauging, Thermographic Analysis, Insulation Resistance, Shock Pulse Measurement Analysis, Motor Current Signature Analysis, Ultrasonic Analysis, Electric Surge Comparison Analysis, Performance Trending Analysis, and other Condition Monitoring Analysis. Also, analyze, evaluate, demonstrate, and integrate prototype condition monitoring systems. The Contractor required services may include, but are not limited to the list below.

        - Identify CM system requirements

        - Recommend CM procedures

        - Evaluate and test CM system performance

        - Install and maintain CM Systems

        - Train personnel on CM programs

      - Reliability Engineering. Use Reliability Centered Maintenance analysis to review equipment performance and failure rates in order to determine applicability and effectiveness of maintenance procedures and intervals in order to increase equipment reliability.

      - Knowledge Engineering. Model equipment diagnostics and system performance into expert and or neural systems using artificial intelligence such as rule based/frame based expert systems and/or neural networks.

    - HME (Hull, Mechanical and Electrical) Engineering. Perform studies, analysis, ship checks, troubleshooting and technical reports on HME systems. The Contractor’s expertise in analysis and troubleshooting may be required to include, but is not limited to, fluid and air systems analysis, main propulsion, auxiliary and deck machinery system analysis, power generating and control systems, structure, stability and cargo loading system analyses.

    - Root Cause Analysis (RCA). Conduct a RCA to investigate and determine all probable root cause(s) of any identified material or process problems and failures.

    - Marine, Mechanical, Electrical, and Electronic Engineering Systems. Develop detailed specifications for system applications and/or investigate available commercial products to assist the following types of engineering functions:

- Main propulsion system analysis/diagnostics - diesel, steam, and gas turbine

- Auxiliary systems analysis

- HVAC analysis

- Control and instrumentation systems analysis

- Monitoring systems analysis

- Deck machinery analysis

- Fuel systems analysis

- Lubrication systems analysis

- Other specialized marine engineering functions

    - Naval Architecture Management Systems. Develop detailed specifications for system applications and/or investigate available commercial products to assist the following types of engineering functions:

- Structural design and analysis

- Hydrodynamics, hydrostatics and stability

- Cargo handling systems

- Weights

- Other specialized naval architecture functions

    - Engineering Management Systems. Develop detailed specifications for system applications and/or investigate available commercial products to assist the following types of engineering functions:

- Develop standard maintenance work items/packages.

- Improve cost control/identification of maintenance costs.

- Develop and improve cost estimating and progress tracking procedures.

- Investigate regulatory body requirements.

- Investigate configuration changes and procedures.

- Convert technical drawings, manuals, and other data as required to populate MSC’s Engineering Management Systems databases

- Develop, evaluate, and implement technical data management practices and procedures.

- Perform installation of, training on, and follow-up on maintenance management systems.

- Other specialized maintenance functions.

    - Replenishment At Sea Planner (RASP) System. Maintain and support the expansion of the RASP system. RASP is a decision support tool developed for Military Sealift Command, in partnership with Naval Postgraduate School, that aids Combat Logistics Force (CLF) vessel schedulers in the planning, assessing and execution of various courses of action by CLF vessels to provide fuel, ammunition, and food to the Navy fleet. The Contractor may be required to perform the following technical functions:

- Respond to help calls that pertain to the use, data entry, development, and troubleshooting of the RASP systems.

- Collect, determine, and report RASP system modification suggestions and requests.

- Provide onsite (CONUS and OCONUS) and remote training of the use of the RASP system.

- Provide technical information and expertise that aids the successful software installation, troubleshooting, and/or updating of the RASP system.

- Manage SAMM data logs needed to determine the level of fuel savings associated with the RASP System.

- Develop the requirements for further integration of the SAMM data with RASP for managing Energy Conservation cost savings from the RASP System.

    - Records Management. Provide the MSC Engineering Directorate (N7) administrative support, data management support, and technical support for the engineering library including the MSC Safety Management System (SMS) and the MSC Virtual Technical Library system (VTL). The SMS system and VTL system are both electronic repository and document management systems. The SMS system manages all policies, procedures, and work instructions utilized to perform operations, maintenance, and repairs for all MSC vessels. The VTL manages technical manuals, drawings, engineering designs, engineering and technical references for all MSC vessels. The Contractor may be asked to perform the following tasks at MSC’s Technical Library located in Norfolk, VA; the Contractor’s facility; or onboard vessels (inport and underway):

      - Install, upgrade, maintain Records Management Systems to include hardware and software support.

      - Document reproduction services both paper and electronic (i.e. scanning, printing, and burning DVDs).

      - Technical Documentation updates(i.e. Tech Manual revisions and Drawing revisions)

      - Document distribution and maintenance of site collections at all sites afloat and ashore (i.e. MSC CEDC, MSC Vessels, and MSC Norfolk Library.

  - Shipboard Testing and Inspection Surveys. Provide technical management, administrative, technical services, and troubleshooting of equipment in connection with test and inspections onboard MSC ships. Obtain test documentation, provide test equipment/data collectors and research/retrieve applicable technical documentation. Conduct the shipboard test and inspections. The Contractor may be required to execute, but not limited to the following types of Inspection and Test Surveys:

- Vibration Analysis Surveys

- Thermographic Analysis Surveys

- Onboard Contract Inspection (OCI) Surveys

- Hull and Structural Survey

- Machinery Survey

Thermographic analysis surveys may include all electrical group controllers, power panels, lighting panels, switchboards and all thermal insulated surfaces, megger checks on all motors and generators, time vs. resistance, DiElectric Absorption Ratio (DAR) and Polarization Index (PI) test readings on all new or reconditioned motors and generators.

Machinery Surveys may include inspection and survey all piping, duct work, vents, foundations, deck plates, hangers, electrical power cabling and instrumentation and control wiring for integrity, deterioration and, when applicable, adequate preservation.

Testing of equipment may be required to include, but not be limited to vibration, ultrasonic, thermographic, electronic combustion analysis and other analysis as deemed appropriate by the Government. Equipment to be tested includes, but is not limited to boilers, turbines, pumps, condensers, heat exchangers, compressors, fans, electric motors and generators, diesel engines, capstans, winches, evaporators, pneumatic and electric control and instrumentation systems.

    - Test Plan Development and Maintenance. Perform the following for Test Plan development and Maintenance for MSC ships:

- Develop, execute, and maintain test plans for all equipment as directed.

- Validate and update the test plans during initial execution of a test or inspection for each ship

- Develop test procedures for each piece of equipment to demonstrate that it performs as designed, or identify any deviation from the design.

Test procedures for major propulsion and auxiliary equipment may be required to conform to either Society of Naval Architects and Marine Engineers (SNAME) codes or American Society of Mechanical Engineers (ASME) Performance Test Codes (PTC). All other equipment may be required to be tested in accordance with OEM’s recommendations.

When OEM’s recommendations do not address testing, the test procedure will be developed by the Contractor.

    - Engineering Testing and Analysis Services. Perform the following for test execution and data analysis on MSC ships:

- Schedule and develop an agenda to implement a test plan or inspection of each ship.

- Calibrate and install all necessary instrumentation and controls required to test each piece of equipment. The Contractor is required to maintain calibration documentation for all test equipment used for tests and inspections on MSC ships.

- Test the equipment at or near rated operating conditions.

- Lubrication Oil Analysis.

- Fuel Oil Analysis.

    - Test and Inspection Reports. Develop Test and Inspection Reports that contain the following:

- Results from executed test plans.

- All objective test data obtained during testing and inspection.

- Corresponding design data and conclusions as to the condition of the equipment.

- System or structure based on comparison of design data to actual data.

- Recommendations to correct any deficiencies.

- Machinery Efficiency Analysis Reports that calculate the efficiency of each major component in the main propulsion and auxiliary power cycles using the data obtained during equipment testing including overall plant efficiency.

# SPECIFIC TASKS.

Specific tasks are defined as the major sub-paragraphs under paragraph 3 (Specific Tasks: 3.1, 3.2, 3.3, etc. through 3.11).

Vessel Support: Specific Tasks 3.1-3.11 is estimated but not limited to support the following MSC, US NAVY, US Army, US Army Corps, USCG, and NOAA Operated Ships:

| Vessel Class | Number of Ships |
| --- | --- |
| AS 39 | 2 |
| HST 1 | 2 |
| TEPF 1 | 12 |
| LCC 19 | 2 |
| TESD 1 | 2 |
| TESB 3 | 6 |
| SBX 1 | 1 |
| TAG 5001 & Fast Tempo | 1 |
| TAGM 24 | 1 |
| TAGM 25 | 1 |
| TAGOS 19 | 4 |
| TAGOS 23 | 1 |
| TAGS 45 | 1 |
| TAGS 60 | 5 |
| TAGS 66 | 1 |
| TAGSE 1 | 4 |
| TAH 19 | 2 |
| TAK 3005 | 3 |
| TAK 3008 | 5 |
| TAK 3015 | 1 |
| TAK 3016 | 1 |
| TAK 3017 | 1 |
| TAKE 1 | 14 |
| TAKR 295 | 2 |
| TAKR 296 | 2 |
| TAKR 300 | 7 |
| TAKR 310 | 8 |
| TAO 187 | 15 |
| TAO 205 | 8 |
| TAOE 6 | 4 |
| TAOT 1125 | 4 |
| TARC 7 | 1 |
| TARS 50 | 4 |
| TATF 166 | 5 |
| TATS 6 | 8 |
| US NAVY Operated Vessels | 210 |
| NOAA Operated Vessels | 16 |
| USCG Operated Vessels | 36 |
| US Army Operated Vessels | 26 |
| US Army Corp Operated Vessels | 19 |

## Specific Task Management Support.

    - The requirements of this section are applicable to the management of all specific tasks.

    - Maintenance Systems Support. The Contractor may be required to provide Specific Task Management Support for the MSC Engineering Maintenance Management Systems. The Contractor may be required to perform the following:

      - Oversight and in depth analysis of the technical, schedule, and resources.

      - Collect, analyze, and document metrics to measure performance and identify areas requiring greater oversight or improvements in processes.

      - Attend meetings and conferences as requested by the COR.

      - Prepare and present system and application related briefings.

    - Project Management Plan (PMP): For all projects the Contractor may be required to provide a PMP. (i.e. SAMM Development for USNS Big Horn). The PMP should include all milestones, timeframes, resources (people), dependencies, deployment, communication matrix and Quality Assurance Plan (QAP). The QAP shall consist of procedures, metrics and remedial actions. The milestones in the PMP will be summarized in a baseline Gantt chart. All schedule changes shall be measured against the baseline Gantt chart. CDRL 1423-21 Project Management Plan (PMP)

      - The Contractor may be required to submit a PMP within ten (10) working days of initiation of a project.

      - The Government will review the PMP and provide comments within five (5) working days.

      - The Contractor may be required to incorporate/address the Governments comments and submit the final PMP within five (5) working days.

    - Quality Assurance Plan:

      - The Contractor may be required to submit a preliminary Quality Assurance Plan (QAP) for all specific tasks that describes the processes which will be in place to ensure the final product is free of errors. The QAP shall describe how the Contractor will ensure that the work performed will meet the requirements of the task(s). The QAP must address how the Contractor intends to implement quality control, quality assurance, and continuous process improvement. The QAP shall include as a minimum: Quality Metrics, Quality Checklist(s) and, Process Improvement Plan; Quality Baseline. The Contractor may be required to retain documentation generated as a result of the QAP to facilitate audits by the COR.

    - Process Management Plan: The process document may be required to include identification of the process lead, all additional roles, the detailed process activities to include quality assurance and sustainment. (i.e. helpdesk support process).

    - Weekly Conference Calls. The Contractor may be required to schedule Weekly Meetings with the COR. The COR can elect to conduct meetings in person or electronically and the frequency. The meeting may be required to include subcontractors as needed, discuss work conducted since the last meeting and expected work to be conducted in the next reporting period, and any areas of concern. The Contractor may be required to provide meeting minutes as defined in CDRL 1423-11 Meeting Minutes.

    - Trip Reports. The Contractor may be required to provide Trip Reports for all travel (shipcheck, installation, and training, etc). The Trip Reports shall be in the format as defined in CDRL 1423-19 Trip Report.

    - Monthly Report. The Contractor may be required to provide a Monthly Report that outlines the progress for each of the Specific Tasks. CDRL 1423-15 Monthly Report

    - Invoice Reporting. Reports shall be created to submit with the invoice packages reference CDRL 1423-33 Invoice Report.

    - Monthly Management Meeting. The Contractor may be required to schedule Monthly Meetings with the COR in person to discuss the Monthly Report. At minimum, Program Manager(s) and Assistant Program Manager(s) may be required to attend these meetings. Contractor may be required to provide meeting minutes as defined in CDRL 1423-11 Meeting Minutes.

    - Action Item Tracking. The Contractor may be required to maintain a consolidated list of actions items, with the exception of help calls or feedback, and enter all action items into the SAMM Task Manager and record the task identification number in the action items tracking list. When an action item is the responsibility of the government, the Contractor may be required to submit a task request via the SAMM Task Manager module. CDRL 1423-35 Action Item Report

## Helpdesk Support:

    - The Contractor may be required to coordinate with the MSC helpdesk to receive, triage, track and document progress of all help calls within the MSC helpdesk software in support of the MSC Engineering systems both ashore and shipboard. The Contractor may be required to indicate which help calls required a ship visit and which calls did not require a ship visit.

    - The Contractor may be required to provide on-call helpdesk support to assess the urgency of help calls that are received after normal business hours. The Contractor may be required to provide immediate direction to the submitter for all cases where the problem affects day to day operations and as directed by the COR.

    - The Contractor may be required to triage each help call and respond to the submitter within twenty- four (24) hours with an initial plan to correct the help call.

    - The Contractor may be required to track to conclusion all helpdesk calls. Conclusion may be required to occur within 30 calendar days of receipt, and may be required to include confirmation that the problem defined in the help call was corrected, with the exception to help calls containing recommendations for software updates.

    - The Contractor may be required to provide a status report each week for all open help calls. The Contractor may be required to provide an explanation for all help calls open for more than 29 days, the plan for resolution, an estimated date of closure, and how it will be addressed as part of their quality assurance process. CDRL 1423-37 Help Call Weekly Report

    - The Contractor may be required to review all assigned help calls to determine if the requirement or issue reported requires updating of the SAMM software to resolve. The Contractor may be required to investigate record and track to completion all software change request reported via the MSC Global Service Desk in the Software Update Tracker. CDRL 1423-12 Software Update Tracker Report

    - Approximately 1219 help calls are received each year.

## Training Support:

    - Training Materials, Documentation and SAMM Learning Management System Support

      - The Contractor may be required to host and maintain an online course registration and attendee record management solution. The Contractor may be required to maintain a log of all training events to include at minimum the date of the training, the instructor name, the course contents, the students registered, the students in attendance, and student contact information. Training events for each month may be required to be incorporated into a monthly training report provided to the COR. CDRL 1423-18 Training Documentation

      - The Contractor may be required to develop and maintain materials to conduct training, to include training simulation equipment, quick reference guides, help manuals, instructor training guides, lesson plans, syllabi, handouts, student assessments and student course reviews. CDRL 1423-18 Training Documentation

      - For each software update and as directed by the COR, the Contractor may be required to create training material and/or update existing training material for all MSC Maintenance Management Systems as required in CDRL 1423-18 Training Documentation.

      - The Contractor may be required to create and maintain interactive training content for deployment via the SAMM training module for all SAMM Modules. All interactive training may be required to be SCORM compliant.

      - The Contractor may be required to provide web hosted collaboration and training services to ensure efficient use of resources to train shipboard and shore side personnel located remotely as directed by the COR.

## Contractor Hosted Classroom Training.

      - The Contractor may be required to maintain a training facility to host training sessions and training hardware for up to 40 attendees. Each training attendee may be required to be provided a training workstation during training classes.

      - For estimating purposes, the Contractor may be required to plan on providing 1,000 total classroom training hours per year for the below training classes in the Norfolk, VA area:

        - Afloat SAMM training for Senior Engineers

        - Afloat SAMM training for Junior Engineers

        - Shore side SAMM & PENG Training

        - Afloat SAMM training for Deck Officers

        - Engineering Division Training

      - The Contractor may be required to provide updated CMEO training materials within 30 calendar days of MSC’s acceptance of a SAMM software update.

## On-site Training at Government Facilities

      - The Contractor may be required to provide training support, including training materials and hardware, for training at MSC office locations around the world. For estimating purposes, the Contractor may be required to plan on providing classroom style training classes each year on site at MSC facilities around the world.

      - The content of the training will be within the scope of the training synopsis. The specifics of the training class will be directed by COR. (Attachment 07)

## On-site Training at MSC Contractor Facilities

      - The Contractor may be required to provide training materials and hardware to support up to 15 students per training session hosted at the facilities of another MSC contractor. Close to 50% of MSC's government owned vessels are contractor operated. The contract operator's shore side staff requires training and MSC sometimes deems it more cost effective to request the trainers to travel to provide training at another contractor's facility. For estimating purposes, the Contractor may be required to plan on providing training sessions at the other MSC contractor’s facilities when directed by the COR.

      - The content of the training will be within the scope of the training synopsis. The specific training requirements for each session shall be as directed by the COR.

## On-site Training at Repair Facilities in support of MSC Ship Availabilities

      - The Contractor may be required to provide materials to support the training of MSC ship availability management personnel after the installation of the SAMM and PENG Software at the ship repair facility. The Contractor may be required to plan on providing web based training support for approximately 75 availabilities each year.

      - The content of the training will be within the scope of the training synopsis. The specific training requirements for each session shall be as directed by the COR.

## Shipboard crew training

      - As part of each ship visit, the Contractor personnel may be required to be prepared to provide training and materials to shipboard personnel in all aspects of the SAMM system.

## SAMM System Feedback Support:

    - Data Management. The Contractor may be required to manage the Shipboard Automated Maintenance Management System (SAMM) data which is installed onboard MSC vessels and ashore installations used in support of MSC vessels by ashore personnel. This data management will be performed in accordance with the latest version of Attachment 06. The data management may be required to consist of the following:

      - Performing initial SAMM feedback request reviews to determine the course of action. The Contractor may be required to submit all software or hardware issues as a help call to the MSC Global Service Desk.

      - Conducting research for SAMM feedback using MSC policy and Reliability Centered Maintenance principles to formulate a feedback proposal. The Contractor may be required to provide a feedback proposal to the COR within 30 calendar days of the feedback origination date for MSC approval.

      - Submitting feedback proposals to MSC for approval. CDRL 1423- 22 SAMM Feedback Proposal. Any changes that cannot be executed via SAMM (i.e. SQL scripts) must have an approved feedback defining the method of execution. As part of the feedback proposal, the Contractor may be required to incorporate any new or updated technical documents in to SAMM and as directed by the COR.

      - Notifying ships of upcoming MSC approved maintenance changes prior to implementation.

      - Implementing MSC approved maintenance changes using the SAMM system.

      - Feedback Turnaround Time. An estimated 7484 Feedbacks will be entered per year based on historical data. The Contractor is expected to close out/implement, all feedback items within sixty (60) days from the feedback system date as recorded in the SAMM database. CDRL 1423- 38 SAMM Feedback Weekly Report.

    - Periodic Data Maintenance Requirements:

      - Hierarchical Structure Code (HSC) Review. The Contractor may be required to provide engineering support for the reconciliation of the HSC every six months and as directed by the COR. The Contractor may be required to provide services for HSC review and alignment to Configuration & Logistics Information Program (CLIP). The equipment HSC’s in SAMM and CLIP must be linked in order for SAMM to pull in Allowance Part List (APL) information for the equipment manufacturer and model. The Contractor may be required to submit a feedback to recommend any configuration and/or maintenance changes. CDRL1423-29 SAMM Feedback Submittal

      - NAVY Planned Maintenance System (PMS) Maintenance Requirement Card (MRC) Updates. The Contractor will perform an update to the Navy PMS MRC maintenance embedded in SAMM every six months and as directed by the COR. Access to the online Navy PMS system can be gained by contacting the COR. The Contractor may be required to submit a feedback to recommend any configuration and/or maintenance changes. CDRL1423-29 SAMM Feedback Submittal

      - Configuration Management. The Contractor may be required to review configuration change reports from MSC or the MSC Logistics Contractor to identify new or modified equipment by make, model and APL every six months and as directed by the COR. The Contractor may be required to confirm each entry for correctness and determine the extent of the impact across the ship's class and across the fleet and make corrections to each applicable vessel. The Contractor may be required to submit a feedback to recommend any configuration and/or maintenance changes. CDRL1423-29 SAMM Feedback Submittal

      - Equipment Technical Manual Review. In conjunction with the requirements of section 3.10, the Contractor may be required to provide engineering support for the reconciliation of SAMM equipment to the latest Technical Manuals every six months and as directed by the COR. The Contractor may be required to submit a feedback to recommend any configuration and/or maintenance changes. CDRL1423-29 SAMM Feedback Submittal

      - Review of Equipment relationships to Engineering, Logistics and Operations data elements. The Contractor may be required to identify areas where data elements require updating and submit a SAMM feedback proposal to correct data relationships every six months and as directed by COR. (i.e. SAMM Equipment to Logbook gauge relationships) CDRL1423-29 SAMM Feedback Submittal

## Engineering Ashore Support:

    - Port Engineering and Work Package Development Support.

      - The Contractor may be required to furnish the hardware necessary for the temporary use of the PENG software during ship availabilities.

      - Upon receipt of the ship Availability schedule from the government the Contractor may be required to open a help call with the MSC Global Service Desk 30 calendar days prior to the start of the availability to initiate the availability support activities.

      - The Contractor may be required to provide availability planning support for the SAMM program for all MSC offices worldwide. This support requires the entry of work package data, updating of user rights, addition of new users, port engineer training and the updating/management of reference data elements. The Contractor may be required to install the SAMM software onto the data collection hardware and configure it appropriately for the Port Engineers to use at each ship availability. The Contractor may be required to deliver the data collection hardware to the port engineer. The delivery of the data collection hardware and training may be required to be provided no later than seven (7) working days prior to the start of the availability. Reference Table 1. Data Collection Hardware Table. CDRL 1423- 39 Port Engineer Availability Support Monthly Report.

      - During the execution of the availability, the Contractor may be required to provide on-site or remote support, to include data maintenance, training or troubleshooting.

      - The Contractor may be required to provide post availability support to include retrieving the data collector, providing support for categorizing, and documenting the completion of maintenance.

      - The Contractor may be required to provide data maintenance support for Life Cycle Plan (LCP) definition and management at all MSC offices worldwide. This support requires updating and management of reference data elements, voyage repair requests, transportation alterations, and planned maintenance requiring industrial assistance.

      - The Contractor may be required to provide support for planned maintenance requiring industrial assistance maintenance parts definition for all MSC vessels. This support requires the entry and updating of parts information associated to SAMM maintenance actions.

    - Monthly Life Cycle Management Effectiveness Review.

      - The Contractor may be required to review each vessel’s Availability module usage for the prior month. The Contractor may be required to ensure the Availabilities module usage, as determined by the quality of the data compared to the latest Maintenance, Repair and Training (MRT) schedule from the government, is accurate and complete. The Contractor may be required to report and correct data deficiencies as directed by the COR. CDRL 1423-4 Data Review and Analysis Report

      - The Contractor may be required to review the PENG module usage for availabilities completed during the prior month. The Contractor may be required to ensure the PENG module usage, as determined by the quality of the data, is sufficient to ensure proper maintenance and repair documentation and analysis. The Contractor may be required to report and correct data deficiencies as directed by the COR. CDRL 1423-4 Data Review and Analysis Report

      - The Contractor may be required to review the Availabilities module data for the prior month, for items that should have been related to Standard Work Items, VRR, PMIA, or T-Alt records. The Contractor may be required to report and correct data deficiencies as directed by the COR. CDRL 1423-4 Data Review and Analysis Report

      - Review the Library items module data for the prior month to identify library items where the item execution history shows the actual cost was much higher than awarded cost. The Contractor may be required to analyze the work item data to determine the cause of the cost difference. The Contractor may be required to report and provide recommendations for improvements. CDRL 1423-4 Data Review and Analysis Report

      - The Contractor may be required to perform a detailed analysis of the SAMM Ashore M&R data to include each module (Attachment 02 - SAMM System Description) for the prior month and deliver a report highlighting any issues in an executive summary. The contractor’s analysis should ensure that the SAMM Ashore M&R data is of sufficient quality for proper planning, budgeting and analysis. The Contractor may be required to report and correct data deficiencies as directed by the COR. CDRL 1423-4 Data Review and Analysis Report

      - The Contractor may be required to review the Ashore M&R data relationships to determine other data correlations that can be used to improve MSC’s Ashore M&R processes.

      - The database SQL queries used to create monthly Life Cycle Management Effectiveness Review reports may be required to be posted to the MSC Virtual Tech Library along with the monthly reports. CDRL 1423-15 Monthly Report

    - Compliance and Sustainment Reporting and Review.

      - By the end of each month, the Contractor may be required to perform a detailed analysis of the SAMM maintenance, condition monitoring, and repair system effectiveness for the prior month and deliver a report highlighting any issues in an executive summary. CDRL 1423-4 Data Review and Analysis Report

        - Review Condition Monitoring System Compliance and actions taken or not taken in response to Condition Monitoring Recommendation recorded in machinery history and repair records. Ensure for every recommendation that the recommendations validity has been verified and that the actions taken based on the recommendations have been recorded properly into the SAMM machinery history records. Report instances where condition monitoring compliance or overall condition monitoring effectiveness could be improved. Report instances where the condition monitoring has been effective. CDRL 1423-49 Compliance and Completion Report

        - Review shipboard planned maintenance compliance and effectiveness. If maintenance was deferred for reason of data collector error or feedback entered, ensure that the ship’s crew actually entered the help call or the feedback necessary for the change to happen. If maintenance is repeatedly deferred, investigate reasons for repetitive deferrals and propose possible solutions to make maintenance more effective. Use RCM principals defined in the Reliability Centered Maintenance Handbook (Attachment 09). The Contractor may be required to submit Feedback for maintenance improvements via SAMM. CDRL 1423-49 Compliance and Completion Report and CDRL 1423-29 Feedback Submittal

        - The Contractor may be required to conduct a machinery reliability analysis of PM compliance, existing maintenance plans, and machinery repair records and provide maintenance optimization recommendations. The Contractor may be required to ensure that all SAMM repair records are associated to the proper equipment. The Contractor may be required to use RCM principals defined in the Reliability Centered Maintenance Handbook (Attachment 09). The Contractor may be required to submit feedback for maintenance improvements via SAMM. CDRL 1423-29 Feedback Submittal and CDRL 1423-50 VRR Usage Report

        - Review the number and quality of Feedback entered into the SAMM system by each ship’s crew and report vessels that have not submitted feedback in the last three months. Based on review of the quality of Feedback items submitted, the Contractor may be required to suggest ways to improve Feedback process efficiency.

        - Review official CASREP historical data. Upon receipt of CASREP data from the government, the Contractor may be required to ensure for every CASREP a VRR has been properly entered into SAMM with the CASREPID and C-Rating. The Contractor may be required to correct SAMM VRR data as directed by the COR. The Contractor may be required to provide a report containing all discrepancies found.

        - The Contractor may be required to calculate the Materiel Readiness Quotient for MSC vessels, maintain the model and assess its accuracy using various statistical analysis methods, and provide recommendations for improving the model’s ability to reflect the current and future materiel condition of MSC vessels, as part of a continuous improvement process.

        - The database SQL queries used to create monthly Compliance and Analysis reports may be required to be posted to the MSC Virtual Tech Library along with the monthly reports.

    - Operational Ashore Systems Support.

      - American Bureau of Shipping (ABS) – MSC voluntarily enrolls all ABS classed vessels into the ABS Surveys Based on Preventative Maintenance Techniques for Planned Maintenance (PM) and Condition Monitoring (CM) in accordance with ABS Rules Part 7, Appendix 14 and all future versions. (Attachment 08). The Contractor may be required to provide the following support:

        - For estimation purposes, the Contractor may be required to plan that fourteen (14) vessels per year will be enrolled into ABS’s program for surveys based on PM and CM. CDRL 1423-2 ABS Initial CM Survey Package and CDRL 1423-3 ABS Initial PM Survey Package.

        - The Contractor may be required to define and maintain vibration data points, test conditions and parameters using an ABS Recognized Condition Monitoring Company.

        - The Contractor may be required to maintain the data exchange between ABS and SAMM to include equipment nomenclature and other data elements.

        - The Contractor may be required to provide a Condition Monitoring (CM) report to all MSC vessels annually. The report may be required to be provided to the vessel 30 days prior to the start date of the vessel’s Annual Machinery Survey as found in ABS’s Safenet software system. CDRL 1423-1 ABS Annual CM Report CDRL 1423-40 ABS CM submittal report. The government will provide the Contractor access to ABS’s Safenet software for MSC vessels.

    - Engineering Management Support Data Reporting. The Contractor may be required to create reports to assist with analysis of all SAMM data. As directed by the COR, the Contractor may be required to incorporate analysis reports into the SAMM Reports module. The Contractor may be required to make recommendations for data collection improvements for efficiency and accuracy of metric definition. CDRL 1423-4 Data Review and Analysis Report

      - The Contractor may be required to assist with defining SQL queries necessary for exporting data, metric definition, and metric visualization. The Contractor may be required to assist with transitioning this data into MSC’s Enterprise Data Warehouse (EDW) and Oracle Business Intelligence tools with the applicable MSC support contractor(s).

    - Data Acquisition Systems. The Contractor will support new and existing interfaces for eConsole, iDEXTER, or other sensor data acquisition systems and output to SAMM. The Contractor will provide technical information, analysis support and general assistance to aid in the installation, updating, training and troubleshooting of data acquisition systems. The Contractor will provide machinery plant diagnostic support and analysis of the sensor data in SAMM.

    - Energy Management Support. The Contractor will provide on-site support at shore side operational offices for the SAMM Energy Conservation dashboard and RASP system. The Contractor will respond to help calls, collect system modification suggestions, train users, and assist with data entry. The Contractor may be required to provide support for data collected in the electronic log keeping system, including Navy Energy Usage Reporting System data. The Contractor will provide data analysis support to assist MSC Operations and Marine Transportation Specialists with scheduling an

energy efficient route for vessels. The Contractor will provide technical information and assistance to aid in the successful testing of system modifications, software installation, troubleshooting and/or updating of the RASP system. This work requires personnel with a Secret Clearance.

    - Ship Inspection Program Support. The Contractor may be required to provide support for the (SMART, OCI, Vessel Self-Assessment (VSA), and Port Engineer Vessel Inspection (PEVI)) inspection programs including database extraction, inspection team software support, and data collection hardware. The Contractor may be required to provide the hardware necessary for the temporary use of the Ship Inspection software during ship inspections (SMART, OCI, Vessel Self- Assessment (VSA), and Port Engineer Vessel Inspection (PEVI)). The Contractor will support the transfer of inspection deficiency records into SAMM. The Contractor may be required to assist with generation of a monthly report containing status of all inspection deficiencies recorded in SAMM. Reference Table 1. Data Collection Hardware Table.

    - RITEMOV Support

      - The Contractor may be required to support the conversion of test plan memo documents as SAMM maintenance actions.

        - Each individual data element of the test memo needs to be associated with the corresponding SAMM equipment(s) that it pertains to. For example, if a test memo has 4 engines worth of data in the word document, then this test memo needs to be split up so that the data for each engine is stored against each engine individually.

        - The test memo segment assigned to equipment shall represent a Task Code in SAMM and shall be written such that it can be executed alone or together with other inspection related Task Codes. One or more Task Codes in SAMM will map to the test plan memo that exists in the MS Word and MS Excel Files.

        - Each Task Code in SAMM shall be part of the SAMM maintenance plan associated to the equipment in the Master Maintenance Library.

        - The individual data elements of the executed Task Code/Test Memo need to be stored individually with data input entry and alarm limits defined in the database for each parameter.

        - The Contractor may be required to associate one or more Task Code/Test Memos to a test plan group. Test plan groups may be required to be associated to execution types.

        - The Contractor may be required to associate the execution type(s) (i.e. SMART, OCI, Vessel Self-Assessment (VSA), Port Engineer Vessel Inspection (PEVI), Periodic Safety Test Procedure (PSTP), ABS Inspection, Coast Guard Inspection) to each Task Code/Test Memo segment that is converted into SAMM.

        - The data sheet for engine performance analysis may be required to be associated to the SAMM combustion analysis data collection maintenance action (MCODE 0660).

        - The Contractor may be required to review the maintenance plans for each equipment including shipboard maintenance, industrial maintenance, regulatory body requirements, SMART, OCI, VSA, and PEVI to ensure like inspection/maintenance requirements utilize the same procedure. The Contractor may be required to make recommendations and implement data changes as directed by the COR.

        - The Contractor may be required to submit a SAMM Feedback for the implementation of all test plans and Task Code/Test Memos. CDRL 1423- 29 SAMM Feedback Submittal

        - The Contractor may be required to deliver all SQL database queries to the COR that they used to input data into SAMM. CDRL 1423-4 Data Review and Analysis Report

      - The Contractor may be required to provide support for the distribution of test plans to the vessels via ESTA six months prior to each SMART inspection, at the start of each VSA, and as directed by the COR.

      - The Contractor may be required to provide training and support to assist with the transition of business processes related to inspection items.

  - Data Collection Hardware and Software Support.

    - Upon award, the government will provide the latest Government Furnished Property document (Attachment 25).

    - The Contractor may be required to provide for calibration, repair, and maintenance of all hardware. The Contractor may be required to ensure that all data collectors supplied to MSC vessels are replaced and returned for calibration prior to the re-calibration due date. The calibrated unit may be required to be sent to the ship to arrive at the ship no earlier than 45 days and no later than 15 days prior to the calibration expiration date of the unit being replaced. CDRL 1423- 20 Hardware and Software Maintenance and Calibration Log

    - The Contractor may be required to provide support and technical assistance to include replacing, installation, updates, testing, and troubleshooting for all hardware and SAMM System software. All hardware replacements may be required to be compatible with SAMM and provide equal or better performance in the areas reliability and maintainability than the current hardware. No hardware may be required to be replaced without the technical approval of the COR.

    - The Contractor may be required to maintain a Hardware and Software Maintenance History Log for all hardware and software. CDRL 1423- 20 Hardware and Software Maintenance and Calibration Log

    - The Contractor may be required to provide a maintenance pool of hardware and software to quickly respond to hardware or software issues. The below table is provided for estimation purposes and includes the hardware that the Contractor may be required to be required to provide for the sustainment of the maintenance pool during one (1) year of support. For a six month bidding period, the Contractor should approximate half of the yearly requirements stated below.

    - The Contractor may be required to maintain an awareness of supplier plans for supporting the MSC data collection hardware and when appropriate perform a sustainability review. The technical approach to the review shall be approved by the COR. The results and recommendations of the review may be required to be presented to the COR.

## Table 1. Data Collection Hardware Table.

| Type | Service | Make | Model | Quantity |
| --- | --- | --- | --- | --- |
| Vibration Accelerometer Sensor | Vibration Analysis | IMI | IMI 629M37 | 40 |
| Vibration Remote Sensor Cable (replacement) | Vibration Analysis |  | CB105-G4H1-040-Z | 20 |
| Vibration Remote Sensor Cable | Vibration Analysis |  | CB105-G4H1-040-Z | 5 |
| Vibration Remote Sensor Junction Box | Vibration Analysis |  | CTC - CB1 MX503-1E | 12 |
| Vibration Remote Sensor Junction Box | Vibration Analysis |  | CTC - CB4 MX303-12D | 12 |
| Vibration Data Collector | Vibration Analysis | Emprise | ViPRe MKIII | 50 |
| Vibration Data Collector Battery Charger | Vibration Analysis | Kapaxen | BP-945 | 25 |
| Vibration Data Collector Battery | Vibration Analysis | Duracell | DR-C915 | 50 |

| Vibration Data Collector DC Power Supply/Power Cord | Vibration Analysis | Jameco | SYS1183-6512/189587 | 25 |
| --- | --- | --- | --- | --- |
| Vibration Data Collector CA-38 USB/Power Cable | Vibration Analysis | SKF | CMAC 5019 | 25 |
| Vibration Data Collector Accelerometer Adaptor Cable | Vibration Analysis | CTC | 80300332 | 20 |
| Vibration Data Collector Serial RS232 Cable | Vibration Analysis |  |  | 25 |
| Vibration Data Collector Shoulder Strap | Vibration Analysis | SKF | CMAC 5113 | 25 |
| Vibration Data Collector Hand Strap | Vibration Analysis | SKF | CMAC 5020 | 25 |
| Vibration Data Collector Soft Cover | Vibration Analysis | SKF | CMAC 5024 | 25 |
| Vibration Data Collection Kit Carrying Case | Vibration Analysis | Pelican | Casecruzer 6 | 10 |
| Oil Analysis Data Collector | Oil Analysis | Spectro | Fluidscan Q1000 | 20 |
| Oil Analysis Pipette | Oil Analysis | Gilson | M100 Gilson Mircoman | 10 |
| Oil Analysis Pipette Tips | Oil Analysis | Gilson | CP100 | 10 |
| Oil Analysis Viscometer | Oil Analysis | Spectro | SpectroVisc Q3000 | 1 |
| Combustion Analysis Data Collector | Diesel Engine Analysis | ICON | Diesel Doctor DK20 | 20 |
| Combustion ICP Sensor | Diesel Engine Analysis | ICON | ICP-1 12mm | 10 |
| Combustion ICP Sensor | Diesel Engine Analysis | ICON | ICP-1 18mm | 10 |
| Combustion ICP Sensor Cable | Diesel Engine Analysis | ICON | CIC-3 | 5 |
| Combustion ICP Sensor Junction Box | Diesel Engine Analysis | ICON | JB-B Dual | 5 |
| Combustion ICP Sensor Junction Box | Diesel Engine Analysis | ICON | JB-C Dual | 5 |
| Combustion ICP Sensor Junction Box | Diesel Engine Analysis | ICON | JB-E Single | 5 |
| Combustion Pressure Transducer Cable | Diesel Engine Analysis | ICON | PEC-1 | 5 |
| Combustion Pressure Transducer | Diesel Engine Analysis | ICON | Kistler 7613C | 10 |
| Combustion Analyzer Data Communication Cable | Diesel Engine Analysis | ICON | DK2 RS232 | 5 |
| Combustion TDC Checker | Diesel Engine Analysis | Emprise | rev.2015 | 2 |
| Combustion Analyzer Battery Charger | Diesel Engine Analysis |  | 100-240 VAC Input - 9VDC Output | 4 |

| Log Keeping Data Collector Dock | Log Keeping | Emprise | eDock | 100 |
| --- | --- | --- | --- | --- |
| Log Keeping Data Collector | Log Keeping | Samsung | Galaxy Active Tab | 400 |
| ESTA | Data Transfer | Emprise |  | 1 |
| eConsole | Log Keeping | Emprise |  | 1 |

  - Condition Monitoring Support:

    - The Contractor may be required to develop, sustain, and analyze the condition based monitoring technologies integrated into the SAMM System. Condition based monitoring technologies currently integrated into SAMM include Oil Analysis, Vibration Analysis, Diesel Engine Combustion Analysis, Water Chemistry Analysis (SEAS-WCA), and Fuel Oil Analysis (SEAS-FAS). All analyst comments and recommendations may be required to be saved in SAMM.

    - Fuel and Lube Oil Analysis. The Contractor may be required to work with the ships and the ashore analysis team to ensure that data such as Sample Point Identification (SPID) numbers and equipment nomenclature are correctly identified to the machinery to be sampled by the shipboard engineering crews. The Contractor may be required to monitor data transfer from the lab to the ashore database and from the ashore database to the ships, identify issues and correct problems. An Oil Data Analysis Report may be required to be submitted monthly. CDRL 1423-5 Data Validation Report – CM Oil Analysis Furthermore, the Contractor may be required to:

      - Update and deliver electronic equipment registration files to the current oil analysis lab.

      - The Contactor may be required to review data transfer daily between the lab and the ashore database to identify issues and correct problems. The daily review may be required to identify issues in the file transfer or file processing.

      - Work with contracted oil analysis labs to troubleshoot sample delivery, tracking and analysis.

      - Review all oil sample testing, test slate completion, laboratory sample analysis, ferrographic report ordering and content. Upon receipt of a ferrography analysis report, the Contractor may be required to associate the report with the test result in SAMM. CDRL 1423-34 Ferrography Report

      - Analyze all oil test results from the laboratory reports for the purpose of determining oil replacement or corrective maintenance. Prepare analyst recommendations to vessels and supporting commands within two business days of receiving the oil test results from the laboratory. The messages are released by MSC officials. CDRL 1423-41 Oil Analyst Results summary Report.

      - Review oil analysis test slates to identify where test slates can be combined. Review oil analysis data results across the fleet to identify where equipment groupings can be established to facilitate creation of test variable alarms. Propose changes to test variable alarm limits to improve analysis.

      - Provide support for the data maintenance, oil analysis, message preparation, reporting and secure file transfer for the Shipboard Engineering Analysis System

- Oil Analysis System (SEAS –OAS).

      - Evaluate SEAS-OAS and propose software upgrades required to improve its efficiency.

      - Provide support for the oil analysis expert system maintenance to reduce man- hour requirements for oil analysis.

      - Review results of shipboard lube oil testing conducted by Ship’s Force to ensure compliance with MSC shipboard lube oil testing requirements.

      - For estimation purposes, assume approximately 900 fuel oil samples require analysis per year based on historical data.

      - For estimation purposes, assume approximately 38,000 lube oil samples require analysis per year based on historical data.

      - The below chart displays the approximate number of lube oil samples received per year by repair priority based on historical data.

| DESIRABLE | IMPORTANT | MANDATORY | NO RECOMMENDATION | NOTEWORTHY |
| --- | --- | --- | --- | --- |
| 3533 | 1660 | 69 | 28239 | 4028 |

    - Vibration Analysis. The Contractor may be required to use the MSC Ashore SEAS/Vibration Analysis Software (VAS) tools to allow the analysis of vibration monitoring data and to accurately predict machinery failures. Using an ABS Recognized Condition Monitoring Company, the Contractor may be required to review recommendations made by the shipboard Equipment Automated Diagnostic System (EADS) and provide recommendations on the condition of the machine or the accuracy of the data collected. A Vibration Data Analysis Status Report may be required to be submitted monthly. CDRL 1423-7 Data Validation Report – CM Vibration Analysis Furthermore, the Contractor may be required to:

      - During a review of the shipboard vibration data, if it is determined the shipboard EADS did not provide an analysis of the data then the Contractor may be required to run the shore side EADS to perform manual review. The Contractor may be required to also troubleshoot as to why the shipboard EADS is no longer providing analysis.

      - Conduct a manual review and validation of all important and mandatory shipboard EADS fault severities and communicate results of the review. Provide the manual analysis review results to the affected ship’s Chief Engineer, Master, Port Engineer, Program Manager, Life Cycle Manager, and the COR within three (3) business days. CDRL 1423-43 EADS Fault Severity Report.

      - Conduct a manual review and validation of all desirable and noteworthy shipboard EADS fault severities and communicate results of the review. Also review those results where the shipboard EADS recommendation states “a manual review of spectra warranted.” Provide the manual analysis review results to the affected ship’s Chief Engineer, Master, Port Engineer, Program Manager, Life Cycle Manager, and the COR within three (10) business days. CDRL 1423-43 EADS Fault Severity Report.

      - Requests from MSC shipboard personnel that require additional analysis may be required to be forwarded to the COR for concurrence prior to beginning the analysis. After concurrence with the COR the Contractor may be required to review the requested EADS test results and vibration spectra within five (5) business days. The Contractor may be required to communicate the results of the review to the affected ship’s Chief Engineer, Master, Port Engineer, the Program Manager, Life Cycle Manager, and the COR.

      - The Contractor may be required to maintain the data relationships for the System Average Data, Machinery IDs (MIDs), Vibration Test Analysis Guide (VTAG), and appropriate maintenance actions.

      - The Contractor may be required to evaluate SEAS-VAS EADS and propose software upgrades required to improve its efficiency.

      - For estimation purposes, assume 35,000 vibrations samples are collected per year based on historical data.

      - The below chart portrays the approximate number of Vibration samples where manual analysis was performed per year by repair priority based on historical data:

| DESIRABLE | IMPORTANT | MANDATORY | NO RECOMMENDATION | NOTEWORTHY |
| --- | --- | --- | --- | --- |
| 4546 | 1405 | 402 | 6590 | 1 |

    - Diesel Engine Combustion Analysis. The Contractor may be required to conduct an analysis of the parameter readings and combustion data taken by the crew and provide recommendations on the condition of the diesel engine system or the accuracy of the data collected. Provide the manual analysis review results to the affected ship’s Chief Engineer, Master, Port Engineer, Program Manager, Life Cycle Manager, and the COR within three (3) business days. For estimation purposes, assume that 850 readings will be taken for analysis per year based on historical data. A Diesel Engine Analysis Status Report may be required to be submitted monthly. CDRL 1423-6 Data Validation Report – CM Other; CDRL 1423-44 Diesel Engine Combustion Analysis Summary Report

    - Water Chemistry Analysis Support. The Contractor may be required to review the water chemistry parameters monthly to determine the applicability of the assigned log parameters to ensure that they match the chemical product in use. The Contractor may be required to update the data collection parameters in Logbook as necessary. A Water Chemistry Analysis Status Report may be required to be submitted monthly. CDRL 1423-6 Data Validation Report – CM Other

    - Monthly Review of condition monitoring systems effectiveness. The Contractor may be required to ensure the condition monitoring systems usage, as determined by the quality of the data, is sufficient to ensure proper collection, analysis, recommendation, maintenance and repair documentation for all condition monitoring technologies. Contractor should propose changes to existing processes or propose use of alternate technologies to more cost effectively assess the condition of the machinery. CDRL 1423-4 Data Review and Analysis Report

## SAMM Software Requirements Analysis Support:

    - The Contractor may be required to provide support for documenting, analyzing and tracking of all software change requests. The Contractor may be required to review and determine the software change required within five (5) days of receiving the request. CDRL 1423-12 Software Update Tracker Report.

    - Software Requirement Stories (SRS) and Design Specification (DS) Support (CDRL 1423-17 Software Requirements Documentation).

      - When directed by the COR, the Contractor may be required to provide support for the development and maintenance of the SRS and DS as follows:

        - Define the Function of the Systems

        - Define the Performance Specification

        - Define the User Interface

        - Define the External Interfaces

        - Define Test Plan components

    - Software Test Plan. The Contractor may be required to provide software test plan development support for each SAMM system release and based on the Software Requirements Stories (SRS) and Design Specification (DS). CDRL 1423-17 Software Requirements Documentation

      - The Contractor may be required to maintain an overall system regression test plan. Testing may be required to be executed and results documented for each release of SAMM.

      - The Contractor may be required to set up a SAMM test environment to support troubleshooting, staff training, and creation of training documentation for each release of SAMM.

    - Data Support. The Contractor may be required to define and validate test data to be used during software testing. CDRL 1423-17 Software Requirements Documentation

    - The PMP for this specific task, SAMM Software Requirements Analysis Support, may be required to include milestones for monthly delivery of updated SRSs. CDRL 1423-21 Project Management Plan (PMP)

## Engineering Afloat Support:

    - The Contractor may be required to visit MSC ships to provide upgrades of the installed SAMM system software. The Contractor may be required to coordinate with the MSC COR for the ships targeted for upgrade.

    - The Contractor may be required to provide ship support personnel sufficiently trained and capable of supporting all aspects of the SAMM support requirements listed below. Regardless of the primary purpose the Contractor may be required to be required to support any of the items listed below during a ship visit. The Contractor may be required to visit MSC ships to provide the following:

      - Software Installation, Troubleshooting, and training on the use of SAMM.

      - Installation, Troubleshooting, and training for data collectors and system hardware.

      - SAMM data entry & recovery support.

      - Train the ship’s crew in the collection of condition monitoring data. To include collection of Fuel and Lube samples and onboard oil analysis (lab vs. fluid scan), vibration monitoring, & combustion analysis.

      - Troubleshooting and training of iDEXTER, eConsole, EmDb, LOGBOOK/SHIPSLOG and associated cross-system interfaces (such as machinery control consoles and various meters).

      - Investigative work and training to resolve and enter help calls and feedback requests.

      - Installation and troubleshooting for Emprise Secure Transfer Agent (ESTA) support to ensure replication between the afloat and ashore SAMM database, PENG database, Ship Inspection database, SMS, and VTL File Distribution synchronization.

      - The Contractor may be required to provide support for distribution of VTL and SMS files to the MSC fleet via ESTA on a weekly basis and as directed by the COR

      - The Contractor may be required to perform a file check of all the distributed file versions using the ESTA and SAMM software and correct the file versions that are not correct. The contractor may be required to open help calls if disk free space where VTL and SMS files are located on the vessel appears to be low based on resulting returned from each vessel.

    - When planning and supporting MSC ship visits, the Contractor may be required to review open help calls, feedback, and recent condition monitoring issues for MSC ships in the immediate geographical region to determine if a ship visit is appropriate. When appropriate the Contractor may be required to contact the MSC vessel(s) in the immediate geographical region for support. The COR should be included in this correspondence and review.

    - The Contractor may be required to provide Subject Matter Experts (SME) when requested for complex afloat SAMM Condition Monitoring issues.

    - The Contractor may be required to identify issues to be resolved prior to a ship visit, document issues resolved during the ship visit, and document the issues that were not resolved in the trip report following the ship visit. All actions items should be documented as help calls, feedback, and in SAMM Task Manager. CDRL 1423-19 Trip Report

## SAMM Virtual Technical Library Support

    - The Contractor may be required to provide and implement a transition plan for hardware at the MSC Technical Library located at Naval Station Norfolk from Government Furnished Materials (GFM) to Contractor Furnished Materials (CFM) based on the end of life dates provided in Attachment 14. As GFM in support of the MSC Technical Library reaches its end of life, the government will not replace the hardware. The Contractor is responsible for all government furnished material and equipment required to perform the SAMM Virtual Technical Library Support until the end of life. The Contractor may be required to continue providing the services below with CFM. (Attachment 14 – MSC Technical Library hardware list)

    - The Contractor may be required to provide support for distribution of VTL and SMS files to the MSC fleet via ESTA on a weekly basis and as directed by the COR

    - The Contractor may be required to provide support for managing changes to Technical Manuals (TMs) to include:

      - Retrieve TM changes when directed by the COR. Reviewing changes and revisions to TMs.

      - Properly formatting, submitting and tracking changes to Technical Data Management Information System (TDMIS) and Naval Systems Data Support Activity (NSDSA).

      - Submit SAMM feedback for all ships affected by the Technical Manual changes and revision.

      - For MSC Special Purpose manuals (i.e. Damage Control manuals), the Contractor may be required to review approved and executed Transportation Alterations (T-ALTs) to determine changes to the manuals. This may include updating shipboard procedures, equipment descriptions and hazards/warning requirements for new procedures.

    - The Contractor may be required to provide personnel capable of creating and updating engineering drawings based on information from MSC Engineers and in accordance with Attachment 15 - MSC Computer Aided Designed (CAD) drawing standard and Attachment 16 - MSC General Technical Requirements (GTRs). The Contractor may be required to provide all CAD drawings in an AutoCAD compatible format.

      - The Contractor may be required to provide personnel capable of traveling to MSC vessels for the purpose of validating and updating technical documents.

    - The Contractor may be required to travel to MSC vessels to inventory, scan and catalog technical documents, either pier side or underway, into SAMM VTL. CDRL 1423- 19 Trip Report

      - Contractor may be required to review records contained in the ashore SAMM VTL for applicable vessel records and annotate those shipboard records not in the ashore library. Contractor may be required to scan those records not existing in the ashore SAMM VTL.

      - Contractor may be required to perform general organization of the shipboard library to include labeling and document repair.

      - Transport necessary scanning equipment to the vessel location.

      - Submit to the vessel an updated records inventory upon completion of records entry into SAMM VTL. CDRL 1423-30 Ship Technical Library Inventory

## Ship Introduction SAMM Development, Installation & Training

Over the course of performance of this contract it may be necessary for the Government to procure SAMM Development, Installation & Training Support for ships transferred to MSC. The SAMM development tasks are conducted using the latest revision of Attachment 04 as guidance.

For planning purposes, MSC considers SAMM Development, Installation, & Training to be a project, limited in scope by the configuration of the ship and time constrained to 90 days after the ship delivery date.

The below table is used for estimating purposes.

| Estimated delivery date to MSC | Ship | Ship Location |  |
| --- | --- | --- | --- |
| April 2027 | T-AO 211 | West Coast | Follow-on ship |
| August 2027 | T-ATS 12 | Gulf Coast | Follow-on ship |
| October 2027 | T-AO 212 | West Coast | Follow-on ship |
| December 2027 | T-AGS 67 | Gulf Coast | Follow-on ship |
| July 2027 | T-AO 213 | West Coast | Follow-on ship |

    - The below travel tables are applicable to section 3.11 only and is provided for estimation purposes. Assume the travel location is the ship location.

## Table 2. Estimated Travel for EACH First in Class Ship Task Order.

| Trip Purpose | Number of trips | Personnel Supporting | Days On-site | Travel Days | Paragraph |
| --- | --- | --- | --- | --- | --- |
| Equipment Shipcheck | 1 | 2 | 7 | 2 | 3.11.6 |
| Log Keeping Shipcheck | 1 | 1 | 7 | 2 | 3.11.11 |
| Vibration Shipcheck | 1 | 1 | 7 | 2 | 3.11.8 |
| Vibration Install | 1 | 1 | 7 | 2 | 3.11.8 |
| Vibration Baseline | 1 | 1 | 7 | 2 | 3.11.16 |
| SAMM Install and Training | 1 | 1 | 7 | 2 | 3.11.15 |
| Shipboard Network Migration | 1 | 1 | 7 | 2 | 3.11.15 |

Table 3. Estimated Travel for EACH Follow-on Ship Task Order.

| Trip Purpose | Number of trips | Personnel Supporting | Days On-site | Travel Days | Paragraph |
| --- | --- | --- | --- | --- | --- |
| Equipment Shipcheck | 1 | 2 | 7 | 2 | 3.11.6 |
| Vibration Install | 1 | 1 | 7 | 2 | 3.11.8 |
| Vibration Baseline | 1 | 1 | 7 | 2 | 3.11.16 |
| SAMM Install and Training | 1 | 1 | 7 | 2 | 3.11.15 |
| Shipboard Network Migration | 1 | 1 | 7 | 2 | 3.11.15 |

    - The below hardware table is applicable to paragraph 3.11 only and is provided for estimation purposes.

## Table 4. Estimated Hardware required for EACH Ship Introduction SAMM Development, Installation & Training Task Order (applies to both First in Class Ship and Follow-on Ship Task Orders)

| Type | Service | Make | Model | Quantity |
| --- | --- | --- | --- | --- |
| Vibration Accelerometer Sensor Portable | Vibration Analysis | IMI | IMI 629M37 | 1 |
| Vibration Accelerometer Sensor Fixed | Vibration Analysis | IMI | IMI 629M37 | 20 |
| Vibration Accelerometer Cables Fixed | Vibration Analysis |  |  | 20 |
| Vibration Remote Sensor Cable Portable | Vibration Analysis |  | CB105- | 1 |

|  |  |  | G4H1-040-Z |  |
| --- | --- | --- | --- | --- |
| Vibration Remote Sensor Cable Portable Adapter | Vibration Analysis |  |  | 1 |
| Vibration Remote Sensor Junction Box | Vibration Analysis |  | CTC - CB1 MX503-1E | 2 |
| Vibration Remote Sensor Junction Box | Vibration Analysis |  | CTC - CB4 MX303-12D | 5 |
| Vibration Data Collector | Vibration Analysis | Emprise | ViPRe MKIII | 1 |
| Oil Analysis Data Collector | Oil Analysis | Spectro | Fluidscan Q1000 | 1 |
| Oil Analysis Pipette | Oil Analysis | Gilson | M100 Gilson Mircoman | 1 |
| Oil Analysis Pipette Tips | Oil Analysis | Gilson | CP100 | 1 |
| Combustion Analysis Data Collector | Diesel Engine Analysis | ICON | Diesel Doctor DK20 | 1 |
| Combustion ICP Sensor | Diesel Engine Analysis | ICON | ICP-1 12mm | 4 |
| Combustion ICP Sensor | Diesel Engine Analysis | ICON | ICP-1 18mm | 4 |
| Combustion ICP Sensor Cable | Diesel Engine Analysis | ICON | CIC-3 | 8 |
| Combustion ICP Sensor Junction Box | Diesel Engine Analysis | ICON | JB-B Dual | 8 |
| Combustion ICP Sensor Junction Box | Diesel Engine Analysis | ICON | JB-C Dual | 4 |
| Combustion ICP Sensor Junction Box | Diesel Engine Analysis | ICON | JB-E Single | 4 |
| Combustion Pressure Transducer Cable | Diesel Engine Analysis | ICON | PEC-1 | 1 |
| Combustion Pressure Transducer | Diesel Engine Analysis | ICON | Kistler 7613C | 1 |
| Combustion Analyzer Data Communication Cable | Diesel Engine Analysis | ICON | DK2 RS232 | 1 |
| Combustion TDC Checker | Diesel Engine Analysis | Emprise | rev.2015 | 1 |
| Log Keeping Data Collector Dock | Log Keeping | Emprise | eDock | 2 |
| Log Keeping Data Collector | Log Keeping | Samsung | Galaxy Tab Active | 4 |
| eConsole | Log Keeping | Emprise | eML250 | 2 |

    - SAMM Database Data Entry. The Contractor may be required to update the SAMM database using the SAMM data maintenance module, in accordance with the latest revision of Attachment 06, whether the changes are to be implemented through the Master Maintenance Library or through the use of scripts. Additionally, ships force submitted SAMM feedback recommending changes to the database entries may be required to be processed. CDRL 1423-29 Feedback submittals, CDRL 1423-46 SAMM Development Metric Report.

    - Cloning the Database (Follow-on ships only). The Contractor may be required to clone the prior ships SAMM database in the SAMM production site and rename it to the ship subject to the SAMM development task within 15 days of award.

    - Equipment List Development. For first of class ships the Contractor may be required to create an equipment list in SAMM in sufficient time to allow for maintenance development to be completed prior to the delivery date. Technical/operational documentation will be provided as Government Furnished Information (GFI). The Contractor may be required to use the GFI to enter the Ship Name, Equipment’s Functional Description (EFD), manufacturer, model, Equipment ratings into the SAMM database. The Contractor may be required to determine the System, Description, Sub- Description, equipment serial number, location, equipment attributes, Critical Risk Factors, Level of Maintenance and condition monitoring technology recommendation for all equipment using the latest version of Attachment 04 for guidance. CDRL 1423-24 Equipment List, CDRL 1423-46 SAMM Development Metric Report.

    - Scheduled Preventive Maintenance (PM). For first of class ships, the Contractor may be required to create/associate maintenance plans, in accordance with the latest version of Attachment 04, to each piece of maintainable equipment.

      - Technical Manuals (TM) will be available in the SAMM VTL. For the TM not available in the SAMM VTL, the contractor may be required to submit a request for the TM to the MSC technical library. An Excel sheet containing the ships name, TM number, TM title, Equipment name (EFD), and HSC may be required to be delivered to the MSC technical library prior to delivery of the vessel. (CDRL 1423-25 Equipment to Technical manual association).

      - With assistance from the Port Engineer the Contractor may be required to identify work items applicable to the maintenance procedure type “PMIA” for the purpose of entering the work item into the PMIA Module and linking the work item to applicable maintenance tasks (Task Codes). If a work item specification cannot be located then a work item place holder may be required to be created for those maintenance tasks (Task Codes).

      - The Contractor may be required to develop and associate the ships applicable FOS and ROS operational statuses per the direction of the COR.

      - All equipment, tasks codes and maintenance plans may be required to be added by the Contractor to the SAMM consolidated database by initiating a SAMM feedback in the SAMM Data Maintenance Module and completed prior to the SAMM system installation aboard the vessel. Each maintenance narrative requires an M-Code which is the unique identifier, estimated man-hours to complete, title, narrative, references, precautions, and as applicable, special tools, test equipment and/or special tests. Lube Oil sampling maintenance tasks may be required to be used for all sumps greater than 10 gallons. Time directed maintenance actions will be assessed for replacement with a condition directed maintenance action.

    - Equipment Ship Check. Prior to SAMM installation aboard the first of class ship, the Contractor may be required to perform a ship check for the purpose of documenting information needed for the equipment list, and taking pictures of equipment. For follow-on ships the purpose of the ship check is to identify make and model changes from the previous ship and update the SAMM database. See the latest version of Attachment 04 for guidance. (CDRL 1423-24 Equipment List)(CDRL 1423-36 SAMM Equipment Pictures) (CDRL 1423- 19 Trip Report). Reference Travel Tables 3 & 4

    - Vibration Monitoring. The Contractor may be required to conduct a ship check, on the first of class only, for the purpose of developing a VMS equipment list. The Contractor may be required to install the vibration monitoring equipment needed for the ships force to perform ABS CM compliant vibration monitoring. Reference Table 4. Estimated Hardware required for EACH Ship Introduction SAMM Development, Installation & Training Task Order (applies to both First in Class Ship and Follow-on Ship Task Orders). The Contractor may be required to apply barcodes and mounting blocks to that equipment designated to have vibration monitoring applied as defined in the latest version of Attachment 04. The Contractor may be required to develop MIDs (Machine IDs) for the machines/equipment aboard the ship monitored by the vibration program, and develop the Vibration Test Analysis Guide (VTAG) (CDRL 1423-23 Vibration Test Analysis Guide (VTAG)). Refer to Attachment 03, for guidance. (CDRL 1423- 19 Trip Report)

    - Oil Analysis. The Contractor may be required to coordinate with the COR to acquire the results of the ship’s Lube Oil (LO) survey that lists the equipment and the associated lube oil type. The Contractor may be required to define a Sample Point Identification (SPID) for each sample point and applicable LO, enter the SPID and product information in the SAMM database and add the appropriate L.O. sample M-Code to the equipment maintenance plan. Refer to the latest version of Attachment 04 for guidance. (CDRL 1423-27 OAS Equipment Sampling Report)

    - ShipClip Interface. The Contractor may be required to ensure that the SAMM HSCs match the CMLS (Logistics database) HSCs to provide the crew the ability to view logistics data from within the SAMM application.

    - Electronic Logkeeping Hardware and Site Licensing. The Contractor may be required to procure and configure logbook data collectors, docking stations, and eConsole necessary to acquire engineering and deck log parameters. Reference Table 4. Estimated Hardware required for EACH Ship Introduction SAMM Development, Installation & Training Task Order (applies to both First in Class Ship and Follow-on Ship Task Orders).

    - Electronic Logkeeping Database Creation and Installation. The Contractor may be required to create the Electronic Engineering and Deck Logs database based on the paper logs and input from the ship’s crew during the equipment ship check. Install the Shipslog, Logbook, and eConsole systems. The Contractor may be required to conduct a post ship delivery ship check to finalize the data collection on the first of class only to ensure that the parameters collected in the data collector appear in the order that is acceptable to the watch stander and is all inclusive. At the direction of the COR, pictures of gauge boards may be requested when conducting this first of class ship check (CDRL 1423-36) Reference Travel Tables provided in paragraph 3.11.1. (CDRL 1423- 19 Trip Report) Reference Table 4. Estimated Hardware required for EACH Ship Introduction SAMM Development, Installation & Training Task Order (applies to both First in Class Ship and Follow-on Ship Task Orders).

    - Maintenance History. The Contractor may be required to convert the ships existing preventative and corrective maintenance history data into the SAMM database and associate the data to the applicable equipment in SAMM. The maintenance history will be provided as GFI.

    - SAMM Equipment and Preventative Maintenance Report. The Contractor may be required to provide a SAMM Equipment/PM Report (CDRL 1423-26 SAMM Equipment-PM Report) to the COR.

    - Installation and Training: The Contractor may be required to visit the ship to install the SAMM system on the Government provided computer/server/workstations no later than 5 days after ship delivery and ensure that it replicates ashore. At this time, training may be required to be conducted with the crew on the user interface of the SAMM software and associated hardware (table 5). In addition, the Contractor may be required to perform the following tasks: Reference Travel Tables 3&4. CDRL 1423- 19 Trip Report

      - Obtain billets for all personnel from the vessel’s station bill and add new users and billets to the SAMM system.

      - Deliver an electronic and paper copy of the Vibration Test Analysis Guide (VTAG).

      - Initially set MSC designated task M-Code due dates so the work is spread as evenly over the coming months based on the task M-Code man hour estimates.

    - American Bureau of Shipbuilding (ABS) Preventative Maintenance Program (PMP): The Contractor may be required to conduct a baseline vibration survey using an ABS recognized Condition Monitoring Company. Reference Travel Tables 3&4. (CDRL 1423- 19 Trip Report). Submit the documentation required for both the Planned Maintenance (PM) program and the Condition Monitoring (CM) program to ABS for approval in accordance with the latest version of the Attachment 08. (CDRL 1423-2 ABS CM initial survey package and CDRL 1423-3 ABS Initial PM Survey Package). The submittal for Planned Maintenance (PM) may be required to be sent to ABS within 30 days after ship delivery, for approval. The submittal for Condition Monitoring (CM) may be required to be sent to ABS, within 30 days of completing the baseline vibration survey, for approval. After ABS approves both the PM and CM submittals, the Contractor may be required to notify the COR to schedule an ABS PMP (CM & PM) implementation survey. The Contractor may be required to deliver one (1) electronic copy for each of the ABS SAMM PM and CM submittals and subsequent approval letters to the COR. CDRL 1423-46 SAMM Development Metric Report

    - The Contractor may be required to support the conversion of test plan memo documents as SAMM maintenance actions.

      - Each individual data element of the test memo needs to be associated with the corresponding SAMM equipment(s) that it pertains to. For example, if a test memo has 4 engines worth of data in the word document, then this test memo needs to be split up so that the data for each engine is stored against each engine individually.

      - The test memo segment assigned to equipment may be required to represent a Task Code in SAMM and may be required to be written such that it can be executed alone or together with other inspection related Task Codes. One or more Task Codes in SAMM will map to the test plan memo that exists in the MS Word and MS Excel Files.

      - Each Task Code in SAMM may be required to be part of the SAMM maintenance plan associated to the equipment in the Master Maintenance Library.

      - The individual data elements of the executed Task Code/Test Memo need to be stored individually with data input entry and alarm limits defined in the database for each parameter.

      - The Contractor may be required to associate one or more Task Code/Test Memos to a test plan group. Test plan groups may be required to be associated to execution types.

      - The Contractor may be required to associate the execution type(s) (i.e. SMART, OCI, Vessel Self-Assessment (VSA), Port Engineer Vessel Inspection (PEVI), Periodic Safety Test Procedure (PSTP), ABS Inspection, Coast Guard Inspection) to each Task Code/Test Memo segment that is converted into SAMM.

      - The data sheet for engine performance analysis may be required to be associated to the SAMM combustion analysis data collection maintenance action (MCODE 0660).

      - The Contractor may be required to review the maintenance plans for each equipment including shipboard maintenance, industrial maintenance, regulatory body requirements, SMART, OCI, VSA, and PEVI to ensure like inspection/maintenance requirements utilize the same procedure. The Contractor may be required to make recommendations and implement data changes as directed by the COR.

      - The Contractor may be required to submit a SAMM Feedback for the implementation of all test plans and Task Code/Test Memos. CDRL 1423- 29 SAMM Feedback Submittal

      - The Contractor may be required to deliver all SQL database queries to the COR that they used to input data into SAMM. CDRL 1423-4 Data Review and Analysis Report

    - Diesel Engine Combustion analysis. The Contractor may be required to provide the ship a diesel engine combustion analyzer and the associated hardware (see table 5) as directed by the COR. The ship’s force is responsible for installing the hardware. The Contractor may be required to develop an installation guide for the ship’s crew to use for installing the combustion analysis hardware.

# MEETINGS, FACILITIES, AND PERSONNEL.

  - Facilities. The program manager or assistant program manager shall be located in an office within 50 miles of MSC Headquarters. The Contractor shall provide a secure and climate controlled space for the sustainment and maintenance of Government Furnished Property (Attachment 25). If work required by this contract is accomplished outside the Contractor's Norfolk, VA area office, principal personnel responsible for this work shall be available at the Norfolk, VA office for meetings with MSC. Work being accomplished outside the Contractor's Norfolk, VA office shall be made available and presented at the Contractor's Norfolk, VA office during regular meetings with MSC. The Contractor shall be able to provide services in these areas or be prepared to perform travel as directed by the COR.

    - The Government will provide office space for Contractor personnel working on-site. The office space shall, as necessary, include telephones, computer hardware and software and full time access to the computer systems of MSC. The Contractor is responsible for office supplies and unlimited official use of photocopying equipment for unclassified reproduction.

  - Business Meetings. The Contractor and Government will have periodic meetings as defined by the COR at a location and time agreed to by MSC and the contractor. The meetings allow time to review contract performance and to discuss Contractor findings. Meeting minutes will be documented by the Contractor.

  - Personnel. The minimum personnel qualifications and key personnel designations are set forth in Attachment 10 Personnel Qualifications. The Contractor shall designate an individual as the Program Manager with complete authority to decide all technical matters connected with this contract. The Contractor shall designate at least one Assistant Program Manager as an alternate manager with the authority to act as and on behalf of the Program Manager in the event of the absence or incapacity of the designated Program Manager. The Contractor shall advise the Contracting Officer, in writing, which specific persons have the decision-making authority. Within 5 days of award, the contractor shall provide at least one resume for each key personnel labor category and begin the onboarding process (i.e. CAC issuance, SAAR-N, facilities access, etc). Thirty (30) days after award, the contractor shall provide the minimum number of resumes for personnel to work on this contract as specified in the table below.

| Minimum Number of Resumes | Labor Category |
| --- | --- |
| 1 | Program Manager |
| 1 | Asst. Program Manager |
| 12 | Engineer Levels I - V |
| 2 | Engineer Level I-II with Technical Writing Experience |
| 1 | Senior Vibration Engineer |
| 2 | Vibration Engineer |
| 12 | Engineering Technician Levels I – V |
| 3 | Engineering Technician Level IV-V with Drafting Experience |
| 2 | Vibration Technician |
| 10 | Applications Systems Analyst Levels I-V |
| 6 | Clerical Levels I -III |
| 56 | TOTAL |

    - Thirty (30) days after award, the Contractor shall provide at minimum two FTEs with four years of experience writing queries for the MSC SAMM Sybase database and correcting MSC SAMM database transfer issues and database recovery.

    - Thirty (30) days after award, the Contractor shall provide at minimum two FTEs with four years of experience performing remote troubleshooting of the MSC SAMM system via the MSC Afloat wide area network.

    - Thirty (30) days after award, the Contractor shall provide at minimum two FTEs with four years of experience updating and maintaining the rule base for the MSC SAMM Vibration Automated Diagnostic System.

    - Substitution of Key Personnel: No substitutions to key personnel can be made without prior written approval of the Contracting Officer. Any proposed substitute must have a CONFIDENTIAL security clearance and meet the qualifications specified in Attachment 10 Personnel Qualifications.

  - Safety. Personal Protective Equipment for personnel that are required to go onboard ships, shipyards, Contractor’s facilities, and military bases to pick-up and deliver technical records must be supplied by the Contactor.

# CONTRACT TRANSITION

N3220524D0032

Page 71 of 72

  - Following contract award there will be a phase-in period. The purpose of the phase- in period is to ensure a smooth transition of services from the predecessor contract to the current contract. The contractor shall schedule a kick-off meeting within five

(5) days of award. At the kick-off meeting, the Government will provide the most recent revision of the documents, instructions, tools, and other materials for all the Engineering Maintenance Management Systems. No later than seven (7) days after the kick-off meeting, the contractor shall develop, with Government input, a phase in plan that outlines the contractor's plan to ensure a smooth transition of services, a timeline for providing resumes, and travel plans. CDRL 1423-48 Phase In Plan

  - The Government expects that the Contractor will be prepared to begin the services required of the first Task Order within sixty (60) days after Award. Engineering Maintenance Management Systems have security requirements which typically take a minimum of thirty (30) days for access to be granted. Until the personnel have access, transition of duties cannot commence.

    - The Contractor shall submit security documentation for all employees within thirty (30) days of Award.

    - Sixty (60) days after Award, the Contractor shall be prepared to shadow the previous contractor at the government facilities.

  - There will be a Task Order which details the Phase-Out Period. Upon notification from the Government, the Contractor shall provide the services necessary to ensure a successful transition of services to the awardee. The Contractor shall develop, with input from the Government, a plan of action to facilitate the transition of services to the incoming contractor with no degradation in services. The Contractor shall provide the most recent revisions of, but not limited to, the instructions, checklists, and materials for all the Engineering Maintenance Management Systems to the Government along with the plan of action.

- REIMBURSEABLE TRAVEL

  - The Contractor shall be reimbursed for the reasonable actual cost of transportation, lodging, meals and incidental expenses when required to travel for this contract. Actual costs shall be considered reasonable, allowable, and reimbursable only to the extent that they do not exceed on a daily basis the maximum per diem rate in effect at the time of travel as set forth in the DOD Joint Travel Regulations (JFTR) located at http://www.defensetravel.dod.mil/. Actual cost does not include handling charges, general and administrative cost, overhead, profit or any other indirect cost.Eeach task order that requires travel will include a firm-fixed-price for travel costs. The Government will not reimburse the Contractor for any travel in excess of the awarded fixed-price amount stated in the task order.

  - The Contractor shall use the allowable GOV personnel rates for transportation and lodging. Reimbursement for airfare shall not exceed the lowest customary standard, coach, or equivalent airfare quoted during normal business hours. The Contractor will not be reimbursed for travel expenses unless audited records for transportation contain evidence, such as original receipts, substantiating actual expenses incurred for travel. In no event will reimbursement exceed the published rates of common carriers.

  - Reimbursable travel costs include only that travel performed from the Contractor’s facility to the worksite, in and around the worksite, and from the worksite to the Contractor’s facility. Reimbursable travel costs do not include cost associated with moving employees overseas for long-term employment or travel costs incurred in replacement of personnel when such replacement is accomplished for the Contractor’s or employee’s convenience.

  - The Contractor shall utilize berthing and messing aboard MSC ships to the maximum extent possible when available.