PERFORMANCE WORK STATEMENT (PWS)

For

21st Communications Squadron (21 CS) Services Bridge Contract

2025

Space Systems Command

Battlespace Awareness Acquisition Delta (SSC/SZB)

21st CS Services - Bridge contract FA8723-25-R-0007

Note, all CUI information has been removed from this document for the purposes of posting to SAM.gov

Page Intentionally Blank

# REVISION HISTORY

| Revision/Mod | Paragraph Number | Rationale |
| --- | --- | --- |

# Table of Contents

REVISION HISTORY	1

- INTRODUCTION	16

  - 21st CS Services Covered Systems	16

  - Terms and Definitions	16

- APPLICABLE DOCUMENTS	17

  - PWS Referenced Documents	17

    - Department of Defense Publications	17

    - Department of the Air Force Publications	18

    - SPO Publications	19

    - Other Publications	19

- PERFORMANCE REQUIREMENTS	20

  - 21st Communications Squadron (CS) Support	20

    - 21 CS - Management and Reporting	20

      - General and Administrative	20

        - Deliverables	22

        - Outcomes / Standards	22

      - Commander’s Inspection Program (CCIP)	23

        - Tasks	23

        - Deliverables	24

        - Outcomes / Standards	24

      - Management Internal Control Toolset (MICT)	24

        - Tasks	25

        - Deliverables	25

        - Outcomes / Standards	25

      - External Inspection	26

        - Tasks	26

        - Deliverables	27

          - Outcomes / Standards	27

      - Records Management	27

        - Tasks	27

        - Deliverables	28

        - Outcomes / Standards	28

      - Freedom of Information Act Program (FOIA)	28

        - Tasks	28

        - Outcomes / Standards	28

      - Security Manager	29

        - Tasks	29

          - CMSFS Employees Processing	29

          - Special Security Representative (SSR)	30

        - Deliverables	31

        - Outcomes / Standards	31

    - Work Order Management System Work Center	31

      - Tasks	33

      - Deliverables	35

      - Outcomes / Standards	35

    - Communications Focal Point (CFP) Work Center	36

      - Tasks	36

      - Deliverables	39

      - Outcomes / Standards	40

    - CMSFS Network Operations Center (NOC) Work Center	40

      - Tasks	41

      - Deliverables	45

      - Outcomes / Standards	45

    - Technical Control Facility (TCF) Work Center	45

      - Tasks	46

      - Deliverables	47

      - Outcomes / Standards	47

    - Network Control Center (NCC) Help Desk Work Center	47

      - Tasks	47

        - General Requirements	47

        - Help Desk Services	48

        - COTS, GOTS, FOSS Desktop License Management	50

        - Communication Closet Management	50

        - Escort Duties	50

        - Laptop Control, Maintenance and Setup	50

        - Local Registration Authority (LRA)	50

        - Marquee Support	51

      - Deliverables	51

      - Outcomes / Standards	51

    - Information Assurance Network Security Work Center	51

      - Tasks	52

      - Deliverables	53

      - Outcomes / Standards	54

    - Cable Installation and Maintenance Work Center	54

      - Tasks	55

        - Cable Installation and Maintenance	55

        - Confined Spaces	57

      - Deliverables	58

      - Outcomes / Standards	58

    - Communication Systems Technical Support Work Center	58

      - Tasks	58

        - N/NC Support	58

        - NORTHCOM J38D Operations	59

      - Deliverables	61

      - Outcomes / Standards	61

    - Video Work Center	61

      - Deliverables	62

    - Server Support (SSG) Work Center	63

      - Tasks	63

      - Deliverables	65

      - Outcomes / Standards	65

    - Infrastructure Support Group (ISG) Work Center	65

      - Tasks	65

        - Network Administration, Design, Engineering, and Integration	65

        - Vindicator and Video Systems Support	66

      - Deliverables	67

      - Outcomes / Standards	67

    - Material Control Work Center	67

      - Tasks	67

        - Supply Office	67

        - Defense Logistics Agency (DLA) Disposition and ITEC Account Management Services Support	70

      - Deliverables	71

      - Outcomes / Standards	71

    - 21 CS Cybersecurity Sustainment Engineering	71

      - Tasks	71

      - Deliverables	72

      - Outcomes / Standards	73

    - Message Delivery Center Work Center	73

      - Tasks	73

      - Deliverables	73

      - Outcomes / Standards	74

    - Global Command and Control System (GCCS) Work Center	74

      - Tasks	74

      - Deliverables	75

      - Outcomes / Standards	75

    - Defense Red Switch Network (DRSN) Work Center	76

      - Tasks	76

      - Deliverables	77

      - Outcomes / Standards	77

    - Family of Advanced Beyond Line-of-Sight Terminal (FAB-T) Work Center	78

      - Tasks	78

      - Deliverables	79

      - Outcomes / Standards	79

    - Black Switch Work Center	79

      - Tasks	80

      - Deliverables	80

      - Outcomes / Standards	80

    - Configuration and Data Management	80

      - Configuration Management	80

      - Tasks	81

      - Deliverables	82

      - Outcome/Standards	83

    - Data Management	83

      - Tasks	84

      - Deliverables	85

      - Outcomes/Standards	85

  - Transition-In Base Year Only	86

    - Tasks	86

    - Deliverables	88

    - Outcomes / Standards	88

  - Transition-Out Final Year Only	88

    - Tasks	88

    - Deliverables	89

    - Outcomes / Standards Reporting	90

  - Mission Essential Contractor Services	90

    - Tasks	90

    - Deliverables	90

    - Outcomes / Standards	90

  - Reserved	Error! Bookmark not defined.

- MANAGEMENT REQUIREMENTS	Error! Bookmark not defined.

  - Bridge contract Management	91

    - Quality of Support/Service	Error! Bookmark not defined.

      - Tasks	91

      - Deliverables	91

      - Outcomes / Standards	91

    - Management Reviews	92

      - Tasks	92

      - Deliverables	92

      - Outcomes / Standards	92

    - Training	92

      - Tasks	92

      - Deliverables	92

      - Outcomes / Standards	93

    - Governance Forum	93

      - Tasks	93

      - Deliverables	93

      - Outcomes / Standards	93

    - Directorate/Division Program Review Support	93

      - Tasks	93

      - Deliverables	93

      - Outcomes / Standards	93

    - Government Facilities, Performance	94

      - Tasks	94

      - Deliverables	94

      - Outcomes / Standards	94

    - Contractor Off-site Location(s)	95

      - Tasks	95

      - Deliverables	95

      - Outcomes / Standards	95

    - Risk Management	95

      - Tasks	95

      - Deliverables	96

      - Outcomes / Standards	96

    - Business Operations	97

      - Tasks	97

        - Contract Administration	97

        - Funds and Man-Hours Expenditure Report	97

        - Enterprise-wide Contractor Manpower Reporting Application	98

        - Subcontract Management	98

    - Deliverables	98

    - Outcomes / Standards	98

    - Temporary Duty (TDY) Travel (CR)	99

      - Tasks	99

      - Deliverables	99

      - Outcomes / Standards	99

  - Personnel Management	99

    - Non-Personal Services	99

      - Tasks	99

      - Deliverables	100

      - Outcomes / Standards	100

    - Management of Personnel	100

      - Tasks	100

      - Deliverables	100

      - Outcomes / Standards	100

    - Workforce Certifications	101

      - Tasks	101

      - Deliverables	101

      - Outcomes / Standards	101

    - Training	101

      - Tasks	101

      - Deliverables	102

      - Outcomes / Standards	102

    - Identification	102

      - Tasks	102

      - Deliverables	103

      - Outcomes / Standards	103

    - Use of Personal Equipment	103

  - Regulatory Requirements	Error! Bookmark not defined.

    - Inherently Governmental Functions	Error! Bookmark not defined.

      - Tasks	103

      - Deliverables	103

      - Outcomes / Standards	103

    - Rehabilitation Act Compliance (Section 508)	103

      - Tasks	103

      - Deliverables	104

      - Outcomes / Standards	104

    - Combating Trafficking in Persons	104

      - Tasks	104

      - Deliverables	104

      - Outcomes / Standards	104

    - Ethics	104

      - Tasks	104

      - Deliverables	105

      - Outcomes / Standards	105

- FINANCIAL IMPROVEMENT AND AUDIT REMEDIATION REQUIREMENTS (FIAR)

.	105

  - Government Furnished Property Management	105

  - GFP Attachment Module and Receipt	106

  - GFP Data Cleansing	106

  - Accountable Property System of Record.	106

  - Key Supporting Documentation (KSD)	107

  - Inventories of GFP	107

  - Loss of Government Furnished Property	108

  - Government Property Disposal	108

  - Chief Financial Officer Reporting	108

  - Contractor Acquired Property (CAP)	109

  - Demilitarization	109

  - GFP Inventory Audit	109

  - FIAR Related Training	110

- SECURITY REQUIREMENTS	112

  - Personnel Investigation	112

    - Tasks	112

    - Deliverables	113

    - Outcomes / Standards	113

  - In-processing	113

    - Tasks	113

    - Deliverables	114

    - Outcomes / Standards	114

  - Access	114

    - Tasks	114

    - Deliverables	114

    - Outcomes / Standards	114

  - Additional Investigation	114

    - Tasks	114

    - Deliverables	114

    - Outcomes / Standards	114

  - Trustworthiness Determination	115

    - Tasks	115

    - Deliverables	115

    - Outcomes / Standards	115

  - Security Manager Appointment	115

    - Tasks	115

    - Deliverables	116

    - Outcomes / Standards	116

  - Visit Request	116

    - Deliverables	116

    - Outcomes / Standards	116

  - Obtaining and Retrieving Personnel Identification	116

    - Tasks	116

    - Deliverables	117

    - Outcomes / Standards	117

  - Controlled/Restricted Areas	118

    - Tasks	118

    - Deliverables	118

    - Outcomes / Standards	118

  - Computer and Network Access	118

    - Tasks	118

    - Deliverables	119

    - Outcomes / Standards	119

  - Operation Security (OPSEC)	119

    - Tasks	120

    - Deliverables	120

    - Outcomes / Standards	120

  - SIPRNet Access	120

    - Tasks	120

    - Deliverables	121

    - Outcomes / Standards	121

  - Unescorted Entry to Secure Rooms	121

    - Tasks	121

    - Deliverables	121

    - Outcomes / Standards	121

  - Security Reporting	121

    - Tasks	121

    - Deliverables	122

    - Outcomes / Standards	122

  - Physical Security	122

    - Tasks	122

    - Deliverables	122

    - Outcomes / Standards	122

  - Wireless Electronic Devices	122

    - Tasks	122

    - Deliverables	123

    - Outcomes / Standards	123

  - Operating Instructions	123

    - Tasks	123

    - Deliverables	123

    - Outcomes / Standards	123

  - Traffic Laws	123

    - Tasks	123

    - Deliverables	123

    - Outcomes / Standards	123

  - Cellular Phone Operation Policy	123

    - Tasks	124

    - Deliverables	124

    - Outcomes / Standards	124

  - Weapons (Firearms and Ammunition)	124

    - Tasks	124

    - Deliverables	124

    - Outcomes / Standards	124

  - Illegal Weapons	124

    - Tasks	124

    - Deliverables	125

    - Outcomes / Standards	125

  - Key Control	125

    - Tasks	125

    - Deliverables	125

    - Outcomes / Standards	125

  - Lock Combinations	125

    - Tasks	125

    - Deliverables	126

    - Outcomes / Standards	126

  - Security Combinations	126

    - Tasks	126

    - Deliverables	126

    - Outcomes / Standards	126

  - Security Alarm Access Codes	126

    - Tasks	126

    - Deliverables	126

    - Outcomes / Standards	126

- SAFETY AND HEALTH REQUIREMENTS	127

  - Tasks	127

    - Contractor’s Safety Program	127

    - Inspections	128

    - Mishap Notification	128

  - Deliverables	128

  - Outcomes / Standards	128

Appendices

APPENDIX A: Acronym List	1

APPENDIX D: Surveillance Matrix	1

Figures

Figure 1: Mission Assurance Center and O-Level Maintenance Approach	18

Tables

Table 2 - Outage Reporting Times per DISAC 310-55-1	139

Table 3 - FIAR Related Training	203

Page Intentionally Blank

# INTRODUCTION

The 21st Communications Squadron (21 CS) Services Bridge Contract documents requirements for operations and maintenance support for the CMSFS Information Systems Infrastructure.

The United States Space Force (USSF), Peterson Space Force Base (PSFB), CO, in coordination with North American Aerospace Defense Command (NORAD), United States Northern Command (USNORTHCOM), United State Space Command (USSPACECOM), and United States Strategic Command (USSTRATCOM), determine and approve requirements for the systems the 21 CS supports.

Life cycle management of 21 CS covered systems is the responsibility of the Battlespace Awareness Acquisition Delta (SSC/SZB). More specifically, the Government program management of the O&M TO will be performed by NCMC-ITW/AA & LCS2 Division (SZBN) - Systems Program Office (SPO), PSFB, CO.

# 21 CS Services Covered Systems

The 21 CS ministration and specialized security, communications, computing, and network systems that make up the CMSFS base information systems. 21 CS covered systems are identified in Appendix B, (CUI) 21 CS CMSFS Equipment Support Performance Requirements. The systems consist of commercial-off-the-shelf (COTS), Government-Off- The-Shelf (GOTS), Free and Open Source Software (FOSS), and specialized hardware and software. Major components to 21 CS covered systems are application servers, database servers, workstations, communication equipment, switches and virtual machines.

# Terms and Definitions

The following terms and definitions are applicable to the PWS:

- Government Program Manager (GPM). The GPM provides primary program oversight and management of the bridge contract. The GPM will also review the Contractor’s performance at periodic points in time.

- Systems Program Office (SPO). The SPO staff supports the GPM in execution of the bridge contract.

- Contracting Officer (CO). The individual designated by the AF to direct and/or redirect the efforts of the Contractor or modify any of the items of the contract. The CO for this bridge contract is located at Peterson SFB, CO.

- Contracting Officer Representative (COR). The COR is the Government representative appointed by the CO responsible for monitoring, evaluating, and reporting Contractor performance on the bridge contract. The COR will interface with the Customer, the Contractor, and the SPO. The COR for this bridge contract is located in CMSFS.

- Contractor’s On-Site Bridge contract Lead. The contractor’s bridge contract lead, at each support location, will serve as the focal point to work with the assigned COR. The individual typically has a detailed knowledge of daily activities associated with the PWS and bridge contract and is responsible for day-to-day communication with the COR.

21st Communications Squadron Services PWS

- Contractor’s Program Manager. The contractor’s PM serves as the focal point between the GPM and the company’s management regarding all issues and discrepancies. The contractor’s PM ensures full compliance with the terms and conditions of the contract and has the primary responsibility for bridge contract performance.

# APPLICABLE DOCUMENTS

# PWS Referenced Documents

The following documents are applicable to this PWS. All services provided under the bridge contract shall comply with applicable statues, regulations, policies, and other requirements, required by Department of Defense Instruction (DoDI) 5000.02 and Air Force Instruction (AFI) 63-101/20- 101.

The latest release versions shall be followed.

- Documents rescinded during the execution of the contract shall be applicable until the date rescinded.

- The contractor shall notify the CO within 30 calendar days of notification of revisions, changes, supplements, or rescissions if there is a cost impact resulting from such revisions, changes, supplements, or rescissions. If the CO is not notified within the 30 days, the contractor will not be compensated for any cost increase incurred for work performed in accordance with (IAW) such revisions, changes, supplements and rescissions.

- Any task set forth in a reference that calls for exercise of discretionary Government authority, shall be subject to the final approval of the Government official having such authority.

- If there is a conflict between two or more publications, those issued by a higher authority shall control over those issued by a lower authority.

- If there is a conflict between two or more publications issued at the same level of authority, those with a later date of issue shall control over those with earlier dates of issue.

# Department of Defense Publications

| Number | Title | Date |
| --- | --- | --- |
| DoDI 5200.44 | Protection of Mission Critical Functions to Achieve Trusted Systems and Networks (TSN), Incorporating Change 3 | 15 Oct 2018 |
| DoDI 5230.24 | Distribution Statements on Technical Documents, Incorporating Change 3 | 15 Oct 2018 |
| DoDD 8140.01 | Cyberspace Workforce Management | 5 Oct 2020 |
| DoDI 8140.02 | Identification, Tracking, and Reporting of Cyberspace Workforce Requirements | 21 Dec 2021 |
| DoDM 8140.03 | Cyberspace Workforce Qualification and Management Program | 15 Feb 2023 |

21st Communications Squadron Services PWS

| DoDI 8500.01 | Cybersecurity | 20 Nov 2003 |
| --- | --- | --- |
| DoDI 8510.01 | Risk Management Framework (RMF) for DoD Information Technology (IT) | 29 Dec 2020 |

| Number | Title | Date |
| --- | --- | --- |
| MIL-PRF-32216A Notice 1 | Evaluation of COTS Manuals and Preparation of Supplemental Data | 07 Jun 2016 |
| MIL-STD-31000B | DoD Standard Practice Technical Data Packages | 31 Oct 2018 |
| MIL-STD-882E | DoD Standard Practice for System Safety (Sections 3 & 4 only) | 11 May 2012 |
| None | DoD Risk, Issue and Opportunity Guide for Defense Acquisition Programs | Jan 2017 |

# Department of the Air Force Publications

| Number | Title | Date |
| --- | --- | --- |
| AFI 10-701 | Operations Security | 23 Jul 2019 |
| DAFI 17-1203 | Information Technology Asset Management (ITAM) and Accountability | 13 Sep 2022 |
| AFI 17-130 | Air Force Cybersecurity Program Management | 13 Feb 2020 |
| AFI-17-101 | Risk Management Framework (RMF) for Air Force Information Technology (IT) | 06 Sep 2024 |
| DAFI 31-101 | Base Defense Operations | 10 Sep 2024 |
| NIST 800-128 | Guide for Security-Focused Configuration Management of Information Systems | 10 Oct 2019 |
| NIST 800-37 | Risk Management Framework for Information Systems and Organizations; A System Life Cycle Approach for Security and Privacy | 20 Dec 2018 |
| NIST 800-53 | Security and Privacy Controls for Information Systems and Organizations | 10 Dec 2020 |
| DAFI 90-302 | The Inspection System of The Department of The Air Force | 15 Mar 2023 |
| AFSPC/CC Memorandum | Operations Security (OPSEC) | 31 Jul 2018 |

| Number | Title | Date |
| --- | --- | --- |
| None (SBD1/Cybersecurity ) | Guide to Preparing DD Form 254 Contract Security Classification Specification | 23 May 2023 |
| None | AF-CCE Incident Response Plan – Disaster Response Plan – Contingency Plan | 28 May 2019 |
| None | AFSPC Critical Information and Indicator List (CIIL) | 31 Jul 2018 |

21st Communications Squadron Services PWS

| TO 1-1-700 | Corrosion Prevention and Control for Ground Communication | 16 Dec 2022 |
| --- | --- | --- |
| TO 00-25-108 | Communications-Electronics Depot Support | 11 Jul 2019 |
| TO 00-33A-1001 | General Cyberspace Support Activities Management Procedures and Practice Requirements | 01 Jul 2016 |
| TO 00-35D-54 | USAF Deficiency Reporting, Investigation, and Resolution | 1 Sep 2015 |
| TO 00-5-1 | AF Technical Order System | 15 Feb 2019 |
| TO 00-5-15 | AF Time Compliance Technical Order Process | 29 Sep 2017 |
| TO 00-5-3 | AF Technical Order Life Cycle Management | 15 Feb 2019 |

# SPO Publications

| Number | Title | Date |
| --- | --- | --- |
| DM-03594 | Enterprise Technical Volume II | 03 Oct 2018 |
| None | NCMC – ITW/AA Program Protection Plan | Jun 2016 |
| None | Systems Center (SC) Outage Reporting Guide | 01 Oct 2012 |
| None | NISSC Program Office Systems Engineering Plan | May 2019 |
| TDF-DRP-01 | Disaster Recovery Plan and Procedure | Jun 2019 |
| TM-86-01Q | Air Force Technical Manual Contract Requirements (TMCR) | 27 Oct 2017 |

# Other Publications

| Number | Title | Date |
| --- | --- | --- |
| GIDEP Pub 1 | Government Industry Data Exchange Program (GIDEP) Requirements Guide | Apr 2008 |
| IEEE 15288.1 | IEEE Standard for Application of Systems Engineering on Defense Programs | Dec 2014 |
| ISO/IEC/IEEE 15288 | Systems and Software Engineering – System Life Cycle Processes | May 2015 |
| None | Joint Special Access Program Implementation Guide (JSIG) | January 2016 |
| None | Hosting Installation Business Rules |  |

21st Communications Squadron Services PWS

# PERFORMANCE REQUIREMENTS

NOTE: Engineering and technical services provided under these requirements are subject to the General Rules regarding Organizational and Consultant Conflicts of Interest as defined in the Federal Acquisition Regulation (FAR) Part 9.505.

# 21 CS Support

The objective of 21 CS Support is to maintain effective system user (operator) capability and ensure availability of the supported CMSFS Information Systems Infrastructure. 21 CS Support task requests are submitted, assigned, and tracked using ServiceNow System work orders for all work centers.

Tier levels for 21 CS support are defined as follows:

- Tier 0 - Help Desk

- Tier 1 – Server, application and network infrastructure level support

- Tier 2 - Engineering and vendor (assist) level support

# 21 CS - Management and Reporting

The objective of 21 CS – Management and Reporting Work Center activities is to establish clear and effective communication and coordination of 21 CS Support activities between the contractor and Government stakeholders.

The 21 CS Work Centers provide support and services to missions or rooms which require TS/SCI clearance for access. Security requirements defined below for each Work Center are expected to meet the requirements specified on DD Form 254, DoD Contract Security Classification Specifications.

There are no Government defined shift schedules. Contractor personnel shift durations and transition times for Work Centers staffed 24x7x365 may be determined by the contractor and must be coordinated prior to implementation with the Government.

# General and Administrative

        - Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the 21 CS - Management and Reporting tasks 8x5 weekdays minus US Federal holidays.

- 21 CS - Management and Reporting personnel shall have a minimum-security clearance of SECRET with at least one (1) of the personnel with a security clearance of TS/SCI.

- The contractor shall obtain approval from the supervising COR of planned personnel shift durations and transition times for Work Centers staffed 24x7x365.

21st Communications Squadron Services PWS

- For Work Centers where minimum-security clearance requirements are less than 100% TS/SCI, the contractor shall manage individual work schedules so that TS/SCI cleared employees are available when needed to meet Work Center requirements.

- The contractor shall provide technical training and specialized equipment training unique to the contractor’s approach to satisfy 21 CS Support requirements.

- The contractor shall maintain continuity binders for each on-site Work Center / role that provides an overview of the role; identification of applicable service assets supported, Local Procedures, Operating Instructions, checklists, TMs and TOs; and description of “day-in-the-life” for the role.

- Work Centers shall perform applicable equipment support tasks listed in Appendix B and meet or exceed the stated performance standards.

- Work Centers shall perform applicable services listed in Appendix C and meet or exceed the stated performance standards.

- Unless more stringent Work Center timelines are defined, each Work Center shall meet or exceed and collect metrics relative to the following ticket resolution timelines.

  - Low: Resolved within 30 calendar days of being assigned to the work center.

  - Med: Resolved within 14 calendar days of being assigned to the work center.

  - High: Responded to in 10 min and resolved within 24 hours of being assigned to the work center.

- The contractor shall collect, analyze, and report metrics of 21 CS Support task performance relative to outcomes / standards defined in this PWS.

- The contractor shall brief system and program capabilities and status during VIP Visits/Tours, Events and Meetings (typically 4 per month) with no less than 4 hours’ notice.

- The contractor shall review Government assigned documents (e.g., Service Level Agreement (SLA), Operational Level Agreement (OLA), Memorandum of Understanding (MOU), Implementation Plan (IPlan), Memorandum Of Agreement (MOA), Concept of Operations (CONOPS), etc.) and provide comments identifying issues and concerns to the Government POC by assigned suspense date or 14 days whichever is longer. Training can be useful, it is not acceptable as a substitute for organized, managed, documented, and tracked training.

- All workshops or teams specified in the PWS must remain independent and separate as specified by the PWS and managed by a single shop lead/manager with appropriate expertise. Teams may not be combined with any other teams, and personnel may not be shared between different teams. The contractor may organize the teams into two “Flights”: Operations and Maintenance, each with its own Flight Lead.

- All Cheyenne Mountain contractor leaders will ensure that all workshops operate within the standards and requirements specified in T.O. 33A-1001 and other applicable T.O.’s.

21st Communications Squadron Services PWS

- The contractor shall plan, host, and conduct a quarterly 21 CS Program Management Reviews (PMR) for communications of metrics on system and services performed and other program objective believed to warrant commander attention.

- Each 21 CS Program Management Leadership Review shall include the following, as a minimum:

  - Status and metrics for DRSN at both CMSFS and PSFB, VSS, VTCs conducted, GCCS, SMART.neXt

  - NCC tickets across all networks

  - Network uptimes

  - Other program objectives believed to warrant commander/director attention

  - Action items

  - The contractor shall develop meeting notes for the 21 CS Program Management Leadership Reviews.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Role continuity binders [DAL Item]

- Government assigned document review comments [DAL Item]

- 21 CS Support task performance metrics [DAL Item]

- 21 CS Program Management Leadership Review Meeting Notes [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- VIP Visits/Tours, Events and Meetings meet planned objectives.

- The 21st leadership is informed of 21 CS Support activities and issues.

- The contractor provides Government assigned document review comments by assigned suspense date or 14 days from request, whichever is longer.

- The contractor meets the performance standards listed in Appendix D: Surveillance Matrix based on High, Medium, and Low category as identified on each trouble ticket (categories are based on a combination of factors including breadth of the incident, priority of the system, and VIP users affected).

- The contractor will respond within a 48-hour window to all government-generated Data Calls, and ad-hoc metrics.

- The contractor will abide by and perform in accordance with all regulations set down by OSHA, DISA, USAF, USSF, USSC, Hosting Installation, 21 CS, and 21 CS SCB.

21st Communications Squadron Services PWS

# Commander’s Inspection Program (CCIP)

The actual work for CCIP consists of establishing and maintaining inspection programs. Once established and updated, the CCIP program can go into maintenance mode and the program becomes less time-consuming. There are seven programs (e.g. Tools, TMDE, ESD, etc.) that affect all work centers. The workload varies from center to center depending on how large their programs are.

Note: In a self-requested Staff Assistance Visit (SAV), the results will not be held against the contractor unless the SAV is directed by the SCB Flight Chief, Operations Director, Special Mission Director, the 21 CS Deputy Director or Director. Findings in these cases will be evaluated by the COR and assessed for inclusion as a PAR on a case-by-case basis.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- Each Production Work Center (PWC) shall appoint a primary and an alternate Quality Assurance Representative (QAR). IAW TO 00-33A-1001, the PWC refers to the work center responsible for maintaining the equipment/system. In some cases, a work center can be both the owning and production work center. The QAR Serves as shop SME for QA matters and assists 21 CS QA in performing equipment evaluations (EE) once notified by the QA office based on the EE schedule.

- The contractor shall participate in and support all facets of the Space Base Delta 1’s Commander’s Self-Assessment Program (SAP), performing all specified tasks that fall under 21 CS and meeting all specified requirements.

- If assigned as a assessor by the 21 CS Director, Deputy Director or Flight Director, the contractor will use Self-Assessment Checklists (SACs), typically 26 applicable checklists completed on a triannual basis (every 4 months), or as directed by the 21 CS Unit Self-Assessment Program (USAP) managers from DAFI 90-302, “The Inspection System of the Department of the Air Force” and input compliance and/or observations into the Management Internal Control Toolset (MICT). In addition, and if appointed as a QAR, equipment evaluations are conducted using AFCQCCs/LCQCCs IAW TO 00- 33A-1001.

- The contractor shall track any/all deficiencies/observations related to their duties/responsibilities in the appropriate reporting system through compliance, reporting compliance to the 21 CS USAP managers by the published suspense dates. 	The contractor shall support all additional self-inspection requirements as specified by the 21 CS QA office.

- The contractor shall comply with all DoD/DAF/USSF/USAF regulations and local guidelines from hosting installation and 21 CS with reference to MICT. All MICT checklists will be completed, reviewed and updated in a timely manner and IAW all published guidelines. The standard for the contractor’s compliance with all published DoD/DAF/USSF/USAF regulations and guidelines published by the local unit commanders shall be “Continuous Compliance”, i.e. the contractor shall be in compliance at all times.

21st Communications Squadron Services PWS

- The contractor may request assistance from 21 CS in the form of Self-Assistance Visits (SAV’s) from COR’s and 21 CS QA on an as-needed basis. SAV’s from SBD-1 and other external program managers must be coordinated through 21 CS chain of command.

- If the contractor is unable to maintain compliance in any area for any reason – especially for reasons beyond their control - the contractor shall:

  - Notify 21 CS chain of command as soon as possible

  - Append a “No” response to the SAC.

  - Open an Observation in MICT (if applicable); if an answer to a question is marked “No / Non-comply”, an Observation must be opened.

  - For an Observation, create a Corrective Action Plan (CAP), select the appropriate Major Graded Area (MGA), assign an Estimated Completion Date (ECD) and Suspense Date, and Close-Out Criteria IAW MICT, Hosting Installation, and 21 CS business rules/self-assessment plans and track to resolution. Accomplish the CAP, track through resolution and document results.

  - Assist in developing a solution

  - Track the issue to resolution

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None specified

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- All requirements and business rules/self-assessment plans specified in authorized documents pertaining to the Commander’s Inspection Program (CCIP) are accomplished in a timely manner.

- Zero significant findings in the results of the Commander’s Inspection Program from external inspections (e.g., IG, QA, other authorized outside agencies)

- All MICT checklists are completed in accordance with 21 CS USAP deadlines.

# Management Internal Control Toolset (MICT)

MICT is a self-evaluation tool used in the Commander’s Inspection Program (CCIP). The MICT program consists of Self-Assessment Checklists (SACs) that are assigned to each work center. MICT findings are considered “self-identified”. Deficiencies identified during this process will not normally be negatively documented against the contractor provided all of the following conditions are met.

- The deficiency is identified by the contractor themselves and not by a COR, QA, IG or any other external agency.

21st Communications Squadron Services PWS

- The deficiency is then followed with a “No” response in MICT for the appropriate question and a well-documented Observation shall be established.

- The Corrective Action Plan (CAP) documented in the Observation is executed satisfactorily: on time, completely corrects the original deficiency and satisfies all Close-Out Criteria.

- The Observation is tracked by the contractor through completion and the MICT documentation is complete and timely.

References:

- DAFI 90-302, The Inspection System of the Department of the Air Force Attachment 4, table A4.1.

- SBD-1 Commander’s Inspection Program Business Rules

- TO 00-33A-1001, Methods and Procedures General Cyber Defense Operations Activities Management Procedures and Practice Requirements

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- Each work center shall assign a primary and an alternate MICT POC (assessor) for each SAC assigned to their shop. The POC serves as shop SME for MICT matters and assists the 21 CS USAP managers in assessing all applicable MICT checklists assigned to the assessor.

- All MICT checklists (typically 1-3 per Work Center) shall be re-assessed by the assigned assessors and re-validated by a Government representative every 90 days, or as specified by 21 CS USAP managers.

The contractor shall comply with all DoD/DAF/USSF/USAF regulations and local guidelines from SBD-1 and 21 CS with reference to MICT.

All MICT checklists shall be completed, reviewed and updated in a timely manner and IAW all published guidelines.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

Completed MICT checklists [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- The MICT program is accomplished IAW all requirements and timelines specified by the CCIP Business Rules at Hosting Installation, and 21 Leadership levels.

- The deficiency is identified by the contractor themselves and not by a COR, QA, IG or any other external agency.

- The deficiency is then followed with a “No” response in MICT for the appropriate

21st Communications Squadron Services PWS

question and a well-documented Observation shall be established.

- The Corrective Action Plan (CAP) documented in the Observation is executed satisfactorily: on time, completely corrects the original deficiency and satisfies all Close- Out Criteria.

- The Observation is tracked by the contractor through completion and the MICT documentation is complete and timely.

# External Inspection

External Evaluations are those performed by COR, 21 CS QA, any IG team or any external agency authorized to conduct official USAF/USSF compliance inspections. Inspections can be performed in conjunction with unit exercises, SBD-1/Delta Horizontal inspections, SBD-1/Delta Vertical inspections or inspections individually directed by the 21 CS Director or Deputy Director representatives.

Any deficiencies or findings identified in external inspections are actionable in assessing compliance with the PWS. Findings in external inspections are actionable by the COR for use in a PAR. In cases of an external inspection finding, the COR will examine the findings, confer with the inspecting agency if applicable, confer with the contractor and render a PWS compliance judgment accordingly.

Severity of the finding will be documented IAW Deficiency Definitions in USAF AFI 90-302 and the PAR assessments based on the impact on the mission.

Deficiency Definitions (DAFI 90-302)

- CRITICAL Deficiency — Any deficiency which results in, or could result in, widespread negative mission impact or failure.

- SIGNIFICANT Deficiency— A validated deficiency which has or could have negative mission impact.

- MINOR Deficiency— A deviation from guidance or standards; left uncorrected, the deficiency may limit mission effectiveness.

  - IN COMPLIANCE—A rating which indicates a program complies with governing directives and supports mission accomplishment despite any deficiencies.

  - IN COMPLIANCE WITH COMMENTS— A rating which indicates a program complies with most governing directives but does not meet some mission requirements due to deficiencies.

  - NOT IN COMPLIANCE— Rating which indicates a program does not comply with key elements of governing directives; deficiencies exist which may result in significant mission impact.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall comply with all USAF/USSF regulations and local guidelines from hosting installation and 21 CS with reference to External Inspections.

21st Communications Squadron Services PWS

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

Completed external inspections checklists [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

For external inspections, the contractor’s performance standard shall be:

- Zero “Critical” deficiency findings

- Zero “Significant” deficiency findings

- No more than two “Minor” deficiency findings

# Records Management

References:

- AFI 33-322

- AF ERM Solution

- DoD 5200.1-R, Appendix 3

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall perform Records Management (typically 17 accounts) requirements and manage Privacy Act (PA) and Controlled Unclassified Information (CUI) records.

The contractor shall perform SAVs on each Records management account every other year.

The contractor shall maintain records provided to the Contractor at contract start and generated by the Contractor in performance of PWS requirements.

The Contractor shall comply with user responsibilities IAW AFI 33-322, para 5 and support directions provided by government Base Records Manager and the Commanders IAW AFI 33-322, para 4.

The contractor shall create, maintain and dispose of records IAW AFI 33-322.

The contractor shall track annual mandatory annual training and the status of appointment letters.

The contractor shall create and maintain electronic records IAW HQ Air Force Electronic Records Management (ERM) Solution.

The contractor shall forward Freedom of Information Act (FOIA) and Privacy Act (PA) request received to SBD-1 FOIA/PA Manager.

The contractor shall protect PA records IAW AFI 33-332, The Air Force Privacy and

21st Communications Squadron Services PWS

Civil Liberties Program and IAW DoDM 5200.01-V1, Appendix 3.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Records [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- Zero Critical Records Management deficiencies.

- No more than one Records Management Significant deficiency per External inspection.

- No more than two Records Management Minor deficiencies per External inspection.

# Freedom of Information Act Program (FOIA)

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall comply with DoDD 5400.7-R, DoD Freedom of Information Act Program, and any applicable Air Force supplements and requirements. This directive sets policy and procedures for the disclosure of records to the public and for marking, handling, transmitting, and safeguarding for Controlled Unclassified Information (CUI) and information previously designated as For Official Use Only (FOUO) material.

- The contractor shall comply with AFI 33-332, Air Force Privacy Act and Civil Liberties Program, when collecting and maintaining information protected by the Privacy Act of 1974 authorized by Title 10, United States Code, Section 8013.

- The contractor shall maintain and dispose of records IAW Air Force Records Information Management System (AFRIMS) Records Disposition Schedule (RDS) located at https://afrims.cce.af.mil/

        - Deliverables

None Specified.

# Outcomes / Standards

- Contractor compliance with DoDD 5400.7-R, DoD Freedom of Information Act Program, and any applicable Air Force supplements and requirements.

- Contractor compliance with all applicable Privacy Act requirements IAW AFI 33- 332, Air Force Privacy Act and Civil Liberties Program.

- The contractor shall maintain and dispose of records IAW Air Force Records Information Management System (AFRIMS) Records Disposition Schedule (RDS)

21st Communications Squadron Services PWS

# Security Manager

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

# CMSFS Employees Processing

            - The contractor shall complete DD Form 2586 (RAB/AFECC) IAW CMSFS Policies

            - The contractor will ensure NISSC employees residing at CMSFS attend 21 CS newcomers brief to receive Security, to include escort, OPSEC, and EM training.

            - The contractor will provide escort exams annually to the 21 CS Security Manager on a yearly basis.

            - The contractor shall maintain the original copy of DD Form 2586 for all NISSC Employees

            - The contractor shall complete DD Form 2875 for NIPRNet /SIPRNet/REL Account

            - The contractor shall process all contractor and sub-contractor CAC requests with the Government Program Office for all newly hired employees or employees that need updates to CAC status.

            - The contractor shall draft SCI nomination letters for all new hire employees and current employees who need the SCI access to perform contractual duties

            - The contractor shall process and submit all NC2 packets for teams working in an TS/SCI/NC2 environment, contractor will resubmit NC2 packets as needed or requested by USSTRATCOM in support of mission

            - The contractor shall create and maintain all Entry Access Letters for contractor SCIF occupied rooms

            - The contractor shall draft and verify all team member COMSEC letters for areas which require COMSEC

            - The contractor shall draft and submit Vehicle Access Letters for signature to 21 CS Unit Security Assistant .

            - If needed, the contractor security manager shall serve as the “Incident” OPR for any/all contractor personnel only that are involved in SBD1/21st CS initiated investigations.

            - The contractor shall take custody of an employee in the event of a security incident

            - The contractor shall ensure proper investigation documents are in order

            - The contractor shall comply with all government officials during an investigation.

            - Contractor shall notify the SSO should an adverse report have to be submitted in DISS/NBNS or GOV approved AIS for all SCI briefed personnel.

            - The contractor shall serve as Lead Room Custodian. The contractor shall ensure proper security documentation is present and properly completed (SF 700, SF 701, and SF 702).

            - The contractors will track all controlled area visitors with and/or without EAL’s on an AF form 1109

21st Communications Squadron Services PWS

            - The contractor shall ensure any/all personnel (to include outside contractors) requiring access to controlled areas/spaces are on an Facility Access List.

            - The contractor will ensure any/all personnel requiring access to classified areas have an approved VAR for the specific room/area posted by the 21 CS Security Assistant (3 days to process)

            - The contractor shall ensure escorts are trained via the 21 CS Newcomers brief and be available as needed.

            - The contractor will follow processes and procedures outlined in the 21 CS Security SOP

            - The contractor shall “Out-Process” all contractor Employees at CMSFS; to include the following duties:

              - Contractor shall return CACs to PSFB (Building 1840) Security Manager within 7 calendar days of employee termination.

              - Contractor shall ensure all special access debriefs have been done prior to employees’ separation from the contract.

# Special Security Representative (SSR)

            - The contractor shall support the SSO for all SCIF rooms that fall under the contractor’s responsibility and ensure timely re- accreditation.

            - The contractor shall serve as the Special Security Representative (SSR) for all SCIF rooms occupied by NISSC personnel and Host-Tenant Support Agreement (HTSA) supported facilities.

            - The contractor shall ensure all GSA approved safes have all the proper documentation. The contractor will ensure all Secured Areas (NCC, Communications Closets, etc.) are properly alarmed and documented.

            - The contractor will track the SCIF safe inspections monthly and send a copy of the tracking documents to the CORs.

            - The contractor shall create and maintain SCIF EALs

            - The contractor shall comply with SBD-1 and 21 CS Unit Security Manager and documented Staff Assistant Visits.

            - The contractor will track all regular, mandated security inspections and send copies of the tracking documents to the COR’s.

            - The contractor shall prepare and manage subcontractor DD 254s.

            - The contractor shall attend 21 SFS OL-CM security related meetings e.g. Quarterly, or as directed by the Unit Security Manager Office, the contractor shall inspect all rooms, shredders, degaussers, and printers to verify compliance to the EPL and security regulation.

            - All security inspections shall be documented in MS Excell and reported to the COR’s upon completion.

            - Once yearly, or as directed by the 21 CS Unit Security Manager, the contractor shall

21st Communications Squadron Services PWS

request and test response times to all open storage and alarmed areas to include the bellows.

            - Quarterly, or as directed by the 21 CS Unit Security Manager, the contractor shall perform ceiling checks to ensure no changes or proof of tampering of open storage areas.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Incident Reports [DAL Item]

- Security Test and Inspection Reports [DAL Item]

- EPL Inspection Reports [DAL Item]

- SAV Reports [DAL Item]

- The contractor shall ensure all employees based on their position maintain proper security clearances (SECRET (S), TOP SECRET (TS), Sensitive Compartmented Information (SCI), NC2, Communications Security (COMSEC) Information Restricted Data (RD) Critical Nuclear Weapon Design Information (CNWDI) Formerly Restricted Data (FRD), Special Access Program (SAP), North Atlantic Treaty Organization (NATO) Secret, AtomicTS, CosmicTS, Controlled Unclassified Information (CUI), Nuclear Command and Control - Extremely Sensitive Information (NC2-ESI), etc.) in the performance of the contract.

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- No reported 21 CS support impacts due to CMSFS Employee Security Processing issues.

- Zero significant findings related to contractor’s Special Security Representative.

- The contractor shall ensure all employees based on their position maintain proper security clearances (SECRET (S), TOP SECRET (TS), Sensitive Compartmented Information (SCI), NC2, Communications Security (COMSEC) Information Restricted Data (RD) Critical Nuclear Weapon Design Information (CNWDI) Formerly Restricted Data (FRD), Special Access Program (SAP), North Atlantic Treaty Organization (NATO) Secret, AtomicTS, CosmicTS, Controlled Unclassified Information (CUI), Nuclear Command and Control - Extremely Sensitive Information (NC2-ESI), etc.) in the performance of the contract.

# Work Order Requirements

- Examples of work orders (WO) include, but are not limited to, installations, removals, or wiring relocations. Additionally, work orders may include installation or removal of cables/transmission media, as required for new requirements, and follow-on O&M of these equipment items/media. The COR will be notified of any installation found to be

21st Communications Squadron Services PWS

incomplete or not installed according to industry standards. The Contractor shall maintain the installed infrastructure.

- The Contractor shall process Work Orders (WO’s) through the Cyberspace Infrastructure Planning System (CIPS).

- All work orders issued hereunder are subject to the terms and conditions of the contract. The Contractor shall refer any questions, concerns, or disputes concerning work orders to the COR or SCB Chief in writing within 24 hours (2 hours for emergencies) of receipt of the work order. Should questions, concerns, or disputes occur, the Contractor shall continue work while elevating to the COR in writing for direction/resolution

- Work orders will be accomplished during normal duty hours; however, occasions may arise that require work to be accomplished outside of these hours. The Contractor shall be responsible for covering such situations with adequate personnel and completing the work within the stipulated time.

- The Requirements Manager (RM) will classify work orders as routine, priority, or emergency. The RM is authorized to reclassify/reprioritize work orders without cost before work commences. The Contractor shall comply with the time limits listed below from the time of receipt of the work order. However, exceptions to time limits may be allowed, with the written approval of a 21 CS Government Representative with appropriate justification. All cable cut repairs shall be classified as emergency unless determined otherwise by the COR orders as routine, priority, or emergency.

- The Contractor shall comply with the time limits listed below from the time of receipt of the work order. However, exceptions to time limits may be allowed, as directed by a 21 CS Government representative. All cable cut repairs shall be classified as emergency unless determined otherwise by a 21 CS Government representative.

- Routine. Complete within 10 duty days following submission of site survey

- The objectives of the WO activities (typically 240 WO per year) are to facilitate tracking, planning, coordination, and completion of Wor Priority. Complete within three duty days.

- Emergency. Respond on work site within four hours and complete work as soon as possible upon approval.

- The COR may provide initial notification to the Contractor verbally, with a written follow- up within two hours. The Contractor will keep the COR apprised of emergency work order status.

- Work Orders or "Jobs". Are approved and tracked using the CIPS.

- Work Orders or "Jobs" will be worked in order of Government approved priority levels (Mission Critical, Required, Enhancement) and according to 00-33A-1001 and 00-33D- 3003. The term “jobs” refers to actions being performed by the technician, or is the general term used by technicians referring to work that needs to be performed and is equivalent to the term “work order”. Jobs can be created from trouble tickets when the open ticket transfers from the original data collection point (Communications Focal Point (CFP)) to the production work center. For example, a trouble ticket becomes a job if the CFP cannot resolve the issue, and the trouble ticket is passed to the work center for

21st Communications Squadron Services PWS

further assistance, investigation, troubleshooting, and/or repairs. Jobs can be opened directly by the owning/production work center when required.

- Work orders with an estimate of greater than 30 days to complete and/or coordination of work efforts between multiple work centers and customers will typically be elevated to a Project by the 21 CS OL-CM Requirements Manager (typically 13 projects/year included in the typically 240 Work Orders)). Projects will be entered into Cyberspace Infrastructure Planning System (C I P S ). A SAXI number will be generated, and a government project manager will be assigned. Project activities require a Government adjudicated Technical Solution & Costing (TS&C) prior to performing the work.

- The WO activities that are more than 30 days but do not require a detailed design solution or multiple work center coordination as is required for a TS&C will be identified by 21 CS OL-CM Requirements Manager.

References:

  - TO 00-33A-1001

  - TO 00-33D-3003

  - UFC 3-580-01, Telecommunications Interior Infrastructure Planning and Design

  - AF Base Area Network Functional Specification 2015

CIPS Visualization Component (CVC) is an Air Force enterprise-wide resource that provides a method of managing communications infrastructure assets. CVC provides a single toolset to plan, perform, and sustain a geospatially accurate, complete and secure communications data set.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the WO/Planning Work Center 8x5 weekdays minus US Federal holidays.

- WO/Planning Work Center personnel shall have a minimum-security clearance of SECRET with at least two (2) of the personnel with a security clearance of TS/SCI.

- The contractor shall prioritize and resolve WO’s and Projects activity IAW Government assigned priority levels (Mission Critical, Required, Enhancement) and according to 00-33A-1001 and 00-33D-3003.

  - Emergency: respond within 1 hour and complete within 4 hours of initiation

  - Exceptions to the time limit may be granted by the government. In such cases the ticket will be revised to meet a new delivery schedule

    - Typically, Emergency WO will be less than 10% of total monthly WO.

  - Mission Critical: complete within 7 days of initiation

  - Required: complete within 14 days of initiation

21st Communications Squadron Services PWS

  - Enhancement: complete within 30 days of initiation

  - In the event procurement of parts or materials is required to satisfy work order requirements, the contractor will be permitted additional time

- The contractor shall review assigned Project Request and support a site survey within 5 business days of receipt of the request.

- The contractor shall gather the requirements and document them in a Requirements Traceability Matrix (RTM) and provide the project requirements for customer approval within 3 business days of completing the site survey.

- The contractor shall submit a Draft Technical Solution & Costing (TS&C) within 20 business days of receiving the customer requirements. The Government and Customer will review the Draft TS&C and provide a Comments to the contractor within 5 business days after delivery of the Draft TS&C.

- The contractor shall respond to the government comments within 3 business days of receipt.

- The contractor shall submit the final TS&C to the government within 3 business days of adjudicating the Government and Customer's CRM comments. The TS&C shall be in the government provided format and shall include Rough Order of Magnitudes (ROMs) for all costs to include materials and labor. A schedule in Gantt chart format will be provided once the TS&C has been given the Authority To Proceed (ATP), parts have been ordered, and the Estimated Delivery Dates (EDD) for the material have been received

- For WOs identified by 21 CS OL-CM Requirements Manager that require an Implementation Plan, the contractor shall submit an Implementation Plan Schedule Briefing to the Government and Customer detailing the implementation efforts/man hours and Bill Of Materials (BOM) within 5 business days of receiving customer and Government accepted/signed off requirements.

- Once given ATP, after Implementation Plan Schedule Briefing, the Contractor shall start procurement activities.

- After receipt of procurement estimated delivery dates, the contractor shall conduct a kick-off meeting to brief the customer and Government to coordinate the implementation schedule.

- The contractor shall perform Government authorized WO and Projects.

- f required in the TS&C or Implementation Plan, the contractor shall prepare and deliver a Disposition Plan detailing equipment that will be removed from the baseline upon completion of the Technical Solution and a recommendation for disposition of the equipment. [AC01 Disposition Plan]

- The disposition recommendation shall address retention for spares or future projects, environmental issues, demilitarization, and required restorative work.

- The contractor shall prepare new, or updated CMSFS Computer Systems Installation 21st Communications Squadron Services PWS

Record (CSIR) drawings delivered for all authorized WO and projects.

- The contractor shall manage CSIR drawings IAW TO 00-33D-3003 and TO 00-33A- 1001 Chapter 19 using the Government provided AutoCAD system.

- The contractor shall maintain current CSIR drawings for outside plant, inside plant and all infrastructure, equipment, and systems of CMSFS using CIPS with CVC for inside plant.

- The contractor shall annually review all baseline drawings for accuracy, document the review on the drawing, and report the review to the 21 CS Configuration Manager (typically 350 CSIR drawings and 775 Baseline drawings (approximately 1200 sheets) annually).

- The contractor shall update Cable drawings and provide to the 21 CS Configuration Manager.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Data Item Disposition Plan [DAL Item]

- Technical Solution & Costing [DAL Item]

- Implementation Plan [DAL Item]

New and updated Mission Assurance Center system administration and maintenance procedures and checklists. [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- WO Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- Contractor complete WOs within 00-33A-1001 and 00-33D-3003 defined priorities and resolution objectives.

- Contractor provides a Government adjudicated TS&C within 38 business days of being assigned a project request.

- Contractor provides an Implementation Plan Schedule Briefing within 13 business days of being assigned a WO request.

- Implemented Project Technical Solutions meet defined objectives within the agreed time period and estimated labor hours and materials.

- New or updated CSIR drawings delivered for all authorized WO/ projects.  All CSIR drawings reviewed, updated as required, and delivered annually.

21st Communications Squadron Services PWS

# Communications Focal Point (CFP) Work Center

The objectives of the Communications Focal Point (CFP) is to provide a single point of contact to receive and facilitate resolution of all issues or support requests from 21 CS

customer and user support personnel.

The CFP function is a consolidation of help/service desks and includes but is not limited to maintenance control, telephone administration desk, and the network help desk,that are all part of the Client Service Center. The CFP functions as a 24x7x365 command and control conduit to the production work centers on the behalf of the commander/flight commander/senior communications officer.

Personnel manning the CFP shall have a mix of skill sets that encompass all of the following qualifications:

- Minimum of two (2) hands-on experience with a network operations/IT Service Desk or team, specializing in troubleshooting, network monitoring, and technical documentation.

- Minimum of two (2) hands-on experience in network escalation management with an industry standard AIS (Remedy, Service Now, etc.)

References:

- AFI 17-120, Management of Cyberspace Support Activities

- TO 00-33A-1001, General Cyberspace Support Activities Management Procedures and Practice Requirements

- CMSFS Communication Focal Point SOPs

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the CFP Work Center 8x5 weekdays minus US Federal holidays. The Government expects after hours CFP support to be provided as additional duty for Help Desk related needs.

- CFP Work Center personnel shall have a minimum-security clearance of TS/SCI after the start of TO option year 2.

- CFP Work Center personnel shall have a minimum-security clearance of SECRET and a minimum of one (1) personnel with minimum security clearance of TS/SCI

- The contractor shall collect trouble tickets/job information, for all customer contact ticket numbers and maintain the status of all active scheduled, unscheduled and deferred trouble ticket/jobs in the approved AIS. The contractor shall reconcile deferred or unclosed trouble tickets/jobs with the applicable work center to validate accurate status weekly.

- The contractor shall use locally generated tracking procedures if the AIS is temporarily unavailable and maintain a copy of locally generated documentation until the AIS is

21st Communications Squadron Services PWS

available. Upon AIS restoral, the contractor shall enter all the applicable data as necessary.

- The contractor shall provide a 24-hour point of contact number to all customers, Systems Center and up-channels. When transferring responsibilities (e.g., shift changes, appointments, breaks, etc.), the contractor shall review all open trouble tickets/jobs for accuracy and to ensure the most up-to-date status/information is captured.

- The contractor shall have the capability to transfer telephone calls and establish conference calls to aid troubleshooting.

- The contractor manages/routes tickets for vulnerabilities management of NOTAMs/SITREPs/OPREPs/ASIs and ensures updates are forwarded to the appropriate work centers for action. This may also include creating/opening trouble tickets for the production work centers.

- The contractor shall prepare and maintain a master PMI schedule with assistance of the work centers.

- The contractor shall load into and schedule all Preventive Maintenance Inspections (typically 307 PMIs monthly) for systems listed in Appendix B via the Government approved AIS.  The contractor shall perform and document the completion or delay of all PMIs in the Government approved AIS 	The contractor shall coordinate deferred PMIs with the using activities and the production work center to ensure they are completed as soon as possible

- The contractor shall review, disseminate, direct, and report accomplishment/compliance of time change management (e.g., TCTO, TCNO, FCO, time change items, etc.) and any other downward-directed operations, security or vulnerability management tasks.

- The CFP will track all escalated customer issues using a government-approved AIS.

- For base-wide issues or issues affecting many customers, the CFP will publish advisories, workarounds, and updates. Configuration management-related orders and notify the production work centers of any time change items and other anticipated communications actions.

- The contractor shall develop procedures to sustain CFP operations in the event of power failure, communications outages, and national/local disaster. Ensure procedures tie into supported mission and base recovery plans and include a procedure to use local tracking procedures.

- The contractor shall develop and include local checklists/SOPs for specific procedures that are not common, everyday procedures to include emergency action plans, if applicable.

- The contractor shall maintain a Master Station Log of all CFP actions.

- The contractor shall maintain a copy of the Mission Essential Circuit List for circuits critical to the DISN and base operations using the restoral priorities in the TSOs to the maximum extent.

21st Communications Squadron Services PWS

- The contractor shall maintain a copy of the Cyberspace Support Disaster Recovery Plan (DRP).

- The contractor shall be designated as a change sponsor to enable submission of change requests.

- The contractor shall develop and maintain a Quarterly Communications Plan, and CFP daily report.

- The contractor shall schedule, monitor, control, and coordinate efforts for production (ASI/Form 4/Demand Maintenance)

- The contractor shall create, maintain, and brief the N-NC and AFNET Scorecard report monthly.

- The contractor shall receive requests to create, provision and/or move user accounts on all networks.

- The contractor shall attend (remotely) weekly ACCC CFP Sync and CWOC meetings.

- The contractor shall staff the CFP with personnel that have excellent communication skills, proper phone etiquette, customer service methodology and a broad level of experience in multiple communications functions such as telecommunications, network administration, communications electronics, and administration.

  - Specifically, the CFP must be able to receive any telephone contact from any person and route the call correctly and address the customers questions in a meaningful way. This includes the following requirements:

    - Development and training of a checklist for the shift personnel to determine correct routing that addresses all communication networks.

    - Standardized, telephone-based customer service training for all personnel based on industry best practice.

ab. Personnel manning the CFP shall have a mix of skill sets that encompass all of the following qualifications:

- All personnel will have a minimum of two (2) years hands-on experience in a customer-facing network client service center environment or work control dispatch center.

- Network Operations - two (2)years hands-on experience with network operations/IT Service Desk.

CFP will have a well-documented Escalation Process that is understood and followed by all team members. This process will include:

- Training for CFP First Contact management: checklists, scripts, reference materials, and matrices to correctly create and route escalations.

- Escalation Matrices that contain categorization aids, POC info, contact methodology, tracking tools, etc. will be used to determine correct categorization and routing.

21st Communications Squadron Services PWS

- Tracking System for analysis of customer issues (tickets) containing searchable type, issues, and resolution information to maintain Trend Analysis capability.

- All customer contacts will be documented with a ticket. Issues involving multiple users will be referenced to a Master Ticket and regular updates and workarounds will be published by the CFP.

Escalation Procedure

CFP, Help Desk, SSG, ISG, and IA will all be nodes on the escalation process. Each shop will publish definitive escalation checklists to qualify tickets escalated to them.

  - Communication Electronics – Three (3) years hand-on experience in the maintenance and repair of audio visual, public address, presentation, access control LMR and CCTV systems.

- The contractor shall follow the DoD Registration Practice Statement, DoD Public Key Infrastructure (PKI) Registration Authority (RA)/Local Registration Authority (LRA) Certification Practice Statement (CPS), & AF’s guidance for LRA duties.

  - The contractor (LRA) shall verify the Subscribers’ identity, organizational and personal information, pre-registers users with the PKI, validates Non-Person Entity certificate requirements and forwards revocation requests.

  - LRAs use a web browser to perform their duties.

  - Trusted Agents (discussed in Section 1.3.2.3 of the DoD PKI RA/LRA CPS) can be used in lieu of the LRA for the face-to-face verification of the Subscriber.

  - LRAs will assist RA Officer with privileges to issue manual system or device certificates in facilitating the issuance of certificates to applications using the System/Application certificate process.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Daily Commander’s SITREP, (as requested by the Operation Flight leadership), outlining status of all major networks, mission systems, and mission critical equipment [DAL Item]

- CFP Notification Matrix will be enforced, and SCB Flight notified when criteria is met [DAL Item]

- Weekly Approved Information System (AIS) Ticket Update [which includes number of tickets received in top ten (10) customer issue categories]

- Weekly “Aged Ticket” review [DAL Item]

- Weekly Mission Critical/VIP ticket report [DAL Item]

21st Communications Squadron Services PWS

- Report of accomplishment/compliance of time change mgmt. and ops, security, or configuration management related orders [DAL Item]

Master Station Log, PMI schedule, Mission Essential Circuit List, Disaster Recovery Plan [DAL Item]

Local checklists and Operating procedures [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance

- All CFP issues or support requests from 21 CS and N-NC customer and user support personnel are received and resolved in response to a single request to the CFP.

- 100% of PMIs tracked in government approved AIS to include documentation of time completed.

- CFP shall comply with T.O. 00-33A-1001 Chapter 3 control of production

- CFP will maintain a copy of the Disaster Recovery Plan (DRP).

- The contractor shall collect trouble tickets/job information, for all customer contact ticket numbers and maintain the status of all active scheduled, unscheduled and deferred trouble ticket/jobs in the approved AIS. The contractor shall reconcile deferred or unclosed trouble tickets/jobs with the applicable work center to validate accurate status weekly.

- CFP shall have a well-documented Escalation Process that is understood and followed by all team members.

# CMSFS Network Operations Center (NOC) Work Center

The NOC Work Center performs network and system monitoring, cyber directive compliance and reporting, and liaise with other 21 CS and N-NC cyber operations centers (e.g., CWOC, Joint Cyber Center (JCC), CFP, etc.) and will provide a 24/7/365 watch Network Operations Center capability within the CMSFS Network Control Center.

The intent of this requirement is for a technical team that can perform basic system administrator tasks for servers, switches, routers and firewalls.

All NOC personnel will be trained by the server administrators (SSG) and the infrastructure administrators and the infrastructure administrators ISG) in the top ten most common administrator tasks. In cases where the NOC lacks the experience for a particular issue, the day- staff senior administrators will be paged since the NOC shall operate as a node on the work ServiceNow tickets. The NOC will also provide Help Desk with an Escalation Checklist, as well as documentation requirements for tickets escalated to them.

All NOC personnel will use a documented escalation procedure for management of any and all technical or network-related escalations. An MSL will not be used for this purpose. Escalations will be managed using a government-approved AIS. All escalated issues will be tracked to resolution. Critical duties of the NOC include: Reducing downtime, Improving security

21st Communications Squadron Services PWS

management, and Protecting from internal and external network attacks.

Personnel manning the NOC shall have a mix of skill sets that encompass all of the following qualifications:

- Minimum of two (2) hands-on experience with a network operations/IT Service Desk or team, specializing in troubleshooting, network monitoring, and technical documentation.

- Minimum of two (2) hands-on experience in network escalation management with an industry standard AIS (Service Now)

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the CMSFS NOC Work Center 24x7x365.

- CMSFS NOC Work Center personnel shall have a minimum security clearance of TS/SCI, and based on the monitoring required, will be staffed with a minimum of two (2) personnel on duty at all times.

- The Contractor shall develop and maintain a knowledge, skills, and qualification (KSQ) baseline in accordance with NIST SP 800-181R1 (Workforce Framework for Cybersecurity) for personnel. The baseline must ensure a consistent and interchangeable level of technical capability across all shifts. The baseline must be documented, reviewed annually.

- The contractor shall provide services and solutions that accomplish Network & System Management and Compliance Reporting activities for the N-NC Enterprise Networks (applicable to CMSFS boundary) and AFNET NIPRNet Networks within the internal networks. Such activities include, but not limited to, the following:

  - Basic and medium-level network and server administration tasks

  - Performance of basic system administrator tasks. The tasks performed by the NOC will be determined system administrators and training modules will be developed by the NOC lead in conjunction with by SSG & ISG tech leads.

  - The NOC will perform and document initial troubleshooting of all network issues.

  - Escalation, tracking and management of network technical issues

  - Enforcement of network policies

  - Operation of network sensors

  - Monitoring and analysis of network behavior

  - Network performance analysis and tuning/optimization

  - Network Cyber Security countermeasures

21st Communications Squadron Services PWS

  - Network boundary management and controls

  - Network security access

  - Cyber vulnerability analysis and response in the form of a Vulnerability Status Report

  - Execution on Information Condition (INFOCON)

- The contractor shall ensure all network and service monitoring tools are configured, optimized, and tuned to enable proactive network monitoring.

- The contractor shall ensure all cybersecurity tools are configured, optimized, and tuned to enable proactive network defense.

- The contractor shall monitor the health of all N-NC services within CMSFS and report on the status of for all security domains to include the NIPRNet, SIPRNet, SIPRNet- REL, Joint Cyber Center (JCC), and IT Service Management Division as daily reporting during operational briefings.

- All NOC personnel are required to possess a minimum of two (2) years hands-on involvement with network operations/IT Service Desk.

- All NOC personnel will have 8570/8140 certifications.

  - Produce, report, and brief on Situation Reports (SITREPS) on all IT services on a daily basis as needed.

  - Produce, report, and brief on Communication Status (COMSTATS) on all IT services on a daily basis.

  - Produce, report, and brief on Communication Spot Reports (COMSPOTS) every 60 minutes during the isolation and/or degradation of any N-NC service.

- The contractor shall monitor the health of all AFNET services within CMSFS span of control and report on the status of AFNET networks to the CFP as daily reporting during operational briefings.

  - Produce, report, and brief on CCIRs every 60 minutes during the reported incident and/or degradation of any AFNET service as outlined in the CSRCP CCIR reporting matrix.

- The contractor shall provide technical and mission impact assessments and liaise with the CWOC and JCC for all service outages, incidents, problems, maintenance. Provide status updates and reports until service restoration.

- The contractor shall run STIG Compliance Checks against all AFNET NIPRNet SIPRNet as well as NORTHCOM NIPRNet and SIPRNet O&M devices and provide the findings to appropriate Cybersecurity (N-NC or SBD-1) and 21 CS/SCB.

21st Communications Squadron Services PWS

- STIG Compliance Checks will be completed, at a minimum, of every quarter. Checklists will be immediately run if there is a release of a new STIG.

- The contractor shall open any non-compliance findings and provide POA&M’s.

- The contractor will update the POA&M’s until the issue becomes compliant.

- The contractor shall perform cybersecurity event configurations (rules/threshold), monitoring, reporting, and actions for cybersecurity capabilities. The Government will provide an initial cybersecurity event baseline and with additional configuration requirements based on threat analysis when needed. The following capabilities/tools are the minimal required for 24/7 monitoring and cybersecurity analysis. Utilize industry standard cybersecurity tools for monitoring.

- The contractor shall comply with mandated cybersecurity reporting requirements as directed by AFNIC, N-NC policy and published CONOPS, US Cyber Command (USCYBERCOM), DISA and Chairman of the Joint Chiefs of Staff Instruction (CJCSI) 6510.01D or latest versions.

- The contractor shall participate in operational briefings and meetings to provide situational awareness and status for cybersecurity, network monitoring, compliance, and liaison capability.

  - Participate in 21 CS/SCB Operations Briefing

  - Participate in classified Network Operation Center (NOC) Weekly Defensive Cyber Operations conferences.

- The contractor shall meet or exceed the following performance standards:

  - Directives Acknowledge Rate [Metric: B/A]

    - Superior Service Threshold: 95%

    - Service Warning: 90%

  - Directives Compliance Rate [Metric: (C+D)/A]

    - Superior Service Threshold: 95%

    - Service Warning: 90%

  - Directives POA&M Rate [Metric: (A-D)/E]

    - Superior Service Threshold: 1

    - Service Warning: >1

21st Communications Squadron Services PWS

Where:

A = Total Number of Applicable IT Security Operational Directives (e.g. Communication Bridge contracts (CTOs)) Issued

B = Number of Applicable IT Operational Directives (e.g. Communication Bridge contracts (CTOs)) Acknowledged within Timeframe

C = Number of Applicable IT Operational Directives with a Government Approved POA&M in place

D = Number of Applicable IT Operational Directives Completed and Reported as Directed

E = Number of POA&Ms Submitted for Government Approval

- The contractor shall run STIG Compliance Checks against all AFNET NIPRNet as well as NORTHCOM NIPRNet and SIPRNet O&M devices and provide the findings to the appropriate work center for remediation.

- The Contractor shall establish a formal shift turnover process for team personnel within the first hour of assuming watch to include incidents reported or ongoing, ancillary work tasked, logistical issues, and a signature for shift close-out and/or in-bound acceptance and assumption of responsibility.

- The Contractor shall conduct at least one team training exercise annually to validate internal processes and procedures. An After-Action-Report is to be completed and provided to stakeholders.

- The Contractor shall capture written instructions in Standard Operating Procedures (SOP) for any routine or recurring tasks. This will include established daily, weekly, or quarterly required responsibilities as well as checklists.

- The Contractor shall prepare and maintain a Concept of Operations (CONOPS). This document will include team structure, roles and responsibilities, key operations services, and incident notification procedures.

- The Contractor shall support the development of a Cyber Incident Response Plan (CIRP), to include processes and procedures for cyber incident assessment and response.

- The Contractor shall maintain an operator binder that includes, but is not limited to, the following: SOPs, CONOPS, chain of custody forms, shift turnover, checklist, relevant reference (Government and cyber policies), CIRP, and team roles and responsibilities. [DAL Item]

- The Contractor shall provide data, logs, timelines, digital evidence, and incident response reports in coordination with local command leadership, law enforcement and other Government entities.

- The contractor shall develop procedures to sustain NOC operations in the event of power failure, communications outages, and national/local disaster. Ensure procedures tie into supported mission and base recovery plans and include a procedure to use local tracking procedures.

- The contractor shall develop and include local checklists/SOPs for specific procedures that are not common, everyday procedures to include emergency action plans, if applicable.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

- Vulnerability Status Report [CDRL Item]

- Daily Operations Brief Inputs [DAL Item]

- Operations Binder [DAL: Item]

- Local checklists and Operating procedures [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- NOC Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- The contractor Protect and Defend IT Services from Threats

- The contractor Maintain IT Security Compliance.

# Technical Control Facility (TCF) Work Center

TCF Operations provides circuit support for over 800 circuits to include troubleshooting, ASIs, new installs, relocations, and circuit history record updates.

TCF supports local customers in Systems Center, Intel, J38, Communications Center, CMP, DRSN, and VSS, JFCC, N-NC, CMAC, Bldg 90, Bldgs 100/101/104, and the 308 area.

References:

- AFMAN 17-2101 Long-Haul Communications Management

- DISAC 310-130-1, Submission of Telecommunications Service Requests

- DISAC 310-70-1 Defense Information Infrastructure (DII) Technical Control;

- DISAC 310-55-9 Base Level Support for the Defense Information System Network (DISN);

- DISA Circular 220-15-1; DISA DISN Facility of the Year Awards;

- DISAC 310-310-2 Management Thresholds and Performance Objectives;

- MIL-STD-188-154A Subsystem, Equipment, and Interface Standards for Common Long Haul and Tactical Telecommunications Control Facilities;

- MIL-STD-188-124B Grounding, Bonding, and Shielding for Common Long Haul/Tactical Communications Systems;

- MIL-STD-188-114A(1) Electronic Characteristics of Digital Interface Circuits;

- BAN-FS Handbook, Volume 7, Unified Facilities Criteria (UFC) 3-580-01

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the TCF Work Center 24x7x365.

- TCF Work Center personnel shall have a minimum security clearance of TS, with SCI eligibility; SCI nomination shall be submitted upon arrival.

- TCF Work Center personnel shall have a minimum security clearance of TS, with SCI eligibility at the time of acceptance of O&M responsibility and maintain this minimum level through TO option year 1. . Two Person Integrity is required for crypto reload responsibilities.

- The TCF Work Center shall perform equipment support tasks and meet or exceed the stated performance standards for the following equipment listed in Appendix B.

  - Air & Missile Defense Operational Test Suite Remote Monitoring Unit (AMDOTS RMU)

  - Master Timing System (MTS)

  - Tactical Receiver Suite (TRS)

The contractor shall perform maintenance, troubleshooting and other procedures required of a Technical Control/Patch and Test Facility based on the levels found in DISAC 310-70-1 paragraphs C1.d.d, C1.5.6, C2.2, C2.5, C2.7, and C9.

The contractor shall initiate and submit required Feeder Requests for service and process Telecommunication Service Requests and Telecommunication Service Orders using the information in DISAC 310-130-1, Ch. 2.

TCF personnel shall begin troubleshooting immediately when becoming aware or being notified of a circuit, trunk, or link outage.

TCF personnel shall open a trouble ticket in ServiceNow or Government approved AIS when a circuit, trunk, or link has been unstable for the following times:

- 2 minutes for Missile Mission Supporting circuit, trunk, or link;

- 10 minutes for Air Mission Supporting circuit, trunk, or link;

- 30 minutes for Space Mission Supporting circuit, trunk, or link.

The contractor shall restore circuit outages IAW DISAC 310-70-1 Chapter 5 and report communication outages (depending on priority) to DISA, IAW DISAC 310- 55-1 Chapter 2 through 4.

The contractor shall prioritize actions to maintain or restore mission systems first.

When conflicts arise, the 21 CS Systems Center will determine priority.

The contractor shall perform DISA Node Site Coordinator duties.

The contractor shall respond to TACLANE (tier 2, 3 and Crypto) issues in the Technical Support Facility (TSF) and Building 100 and 300 within 4 hours of notification during normal duty hours and within 24 hours after duty hours and weekends. TACLANE support includes troubleshooting SIPRNet connectivity.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None Specified.

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

TCF Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

TCF Crypto reloads accomplished with zero discrepancies.

TCF Work Center resolves issues within defined Outage Response Time

TCF Work Center meets or exceeds Outage Reporting Times per DISAC 310-55-1

Table 2 - Outage Reporting Times per DISAC 310-55-1

| Reportable Conditions |  | Duration in Minutes |  |
| --- | --- | --- | --- |
|  | Reportable when > or = | Initial Report < or = | Follow up < or = |
| Facility Isolation | 1 min | 10 min | 30 min |
| Facility Outage | 1 min | 10 min | 30 min |
| Link Outage of DS3 or higher | 10 min | 10 min | 4 hours |
| Higher Interest Telecommunications Ou tage | 10 min | 60 min | 8 hours |
| Special Interest Outage | 10 min | 60 min | 8 hours |
| HAZCONS | 30 min | 15 min | 24 hours |

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

# General Requirements

The contractor shall staff the NCC Help Desk Work Center 24x7x365.

NCC Help Desk Work Center personnel shall have a minimum-security clearance of SECRET. Contractor shall begin the process for TS/SCI within 30 days upon hire.

Contractor shall have at least 50% of the personnel with a security clearance of TS/SCI

after the start of TO option year 2.

NCC Help Desk Work Center personnel shall have a minimum-security clearance of SECRET and a minimum of three (3) personnel with minimum security clearance of TS/SCI at the time of acceptance of O&M responsibility and maintain this minimum level through duration of the contract.

The NCC Help Desk Work Center shall perform equipment support tasks and meet or exceed the stated performance standards for the following equipment listed in Appendix XX.

- Defense Biometric Identification System (DBIDS)

The contractor shall operate a consolidated Tier 1 only customer Help Desk 24x7, with some Tier 2 support, to serve as the single point of contact for all data communications systems.

The contractor shall staff the help desk with contractor employees trained in diagnostics and resolution for user problems. In addition, it requires competence in most phases of system analysis and knowledge of pertinent system software and computer equipment and of the work processes, applicable regulations, workload, and practices of the assigned subject-matter area.

# Help Desk Services

The contractor shall, upon receipt of a customer's trouble-call, or customer walk-in, perform troubleshooting of problems and requests, provide the required assessment, isolate and resolve, or refer to the next level of support as needed.

The contractor shall document all actions taken for customers with a trouble ticket in the Government provided trouble ticketing system.

The contractor shall monitor trouble ticket progress and shall ensure customers receive a ticket number, status, and prompt resolution.

The contractor shall document resolutions or action taken on the trouble ticket.

The contractor shall perform patch management for workstations, printers, and other end devices as part of 24x7 patch management operations and maintenance services for all supported networks.

The contractor shall provide tier 1 troubleshooting for TACLANEs that are external to the Tech Control Facility (TCF) for all supported networks.

The Government and N-NC Enterprise will maintain Microsoft Windows operating system desktop images to all the supported networks.

The contractor shall perform installation, replacement, and removal of non-mission system Information Technology Equipment (ITE), to include computers, keyboards, mice, monitors, and printers.

The contractor shall perform annual, recurring, or new equipment (Tech Refresh) replacement of non-mission system Information Technology Equipment (ITE), to include computers, keyboards, mice, monitors, and printers.

The contractor shall meet or exceed and collect metrics relative to the following ticket resolution timelines.

- Critical

  - Any core service outage affecting multiple bases; Critical Core Service; Outage having a critical impact on AFNET C2 capabilities; direct combat support system failure; service interruption resulting in potential loss of life; POTUS support; DRSN Outage at either CMSFS or PSFB; CAT I (Root Access), CAT II (User Access), CAT IV (Denial of Service), CAT VII (Major Virus) events.

- High

  - Base isolation; base wide core service outage; any outage affecting a VIP (GOFO, Wing/Delta CC, or Civilian Equivalent, or locally defined VIPs), CMI (do not report above SECRET)

- Medium

  - Hazard Conditions (HAZCON); Issue(s) causing work-stoppage affecting multiple users (whole offices, floors, buildings; degraded base-wide network capabilities. CAT III (Attempted Access), CAT VI (Scan/Probe), CAT VII (Minor/Contained Virus), CAT VIII (Unconfirmed) event

- Low

  - Event causing single user/client work stoppage; routine end-user ticket; intermittent problems

- Tech Refresh: remove and replace IT equipment received at a rate equal to (total tech refresh assets received/12) per month (approx.. 46), until complete.

- The contractor shall also provide CAC PIN reset support to SBD-1 AFNET systems.

- The contractor shall be responsible for implementing necessary changes to remediate all STIG vulnerabilities effecting CMSFS maintained printers and MFPs. The contractor will only be held responsible for remediation actions that can be performed with local security controls.

- The contractor shall provide Milestones and completion dates to IA for all POA&Ms on overdue vulnerabilities.

# COTS, GOTS, FOSS Desktop License Management

The contractor shall acquire and manage all maintenance agreements, warranties, support agreements, and COTS, GOTS, and FOSS SW licenses on behalf of the Government.

The contractor shall track equipment, SW, HW warranties/maintenance agreements, SW licenses, spares, and obsolescence management data for all 21st CS covered systems.

The contactor shall create and update maintenance agreements and support agreement lists for all applicable HW and SW.

The contractor shall deliver all maintenance agreements, warranties, licenses, and support agreements to the Government at contract end.

# Communication Closet Management

The contractor shall provide access and escort of Government and Contractor personnel requiring access to Communication Closets upon 4 hours.

# Escort Duties

The contractor shall escort personnel requiring access to areas controlled by contractors only after fully coordinating with MCT site management.

The contractor shall be available to escort within 4 hours of fully coordinated request.

# Laptop Control, Maintenance and Setup

The contractor shall control and maintain 14 laptops for use in multiple locations inside and outside of the complex for high priority tasking.

# Local Registration Authority (LRA)

Guidance:

- All new users with SIPRNet access require tokens.

- All tokens expire every three (3) years from date of issue.

- Two-factor authentication is required for issuance of SIPRNet tokens.

- The LRA assist in this function by validation user’s identification and issuing tokens.

- The LRA workstation must be dedicated to the PKI functions for that duty.

The contractor shall maintain the LRA workstation per the DoD PKI RA/LRA CPS.

The contractor shall keep full control of all blank tokens in addition to maintain all required documentation as directed by the DoD PKI RA/LRA CPS.

The contractor shall maintain NIPR/SIPRNetworkstation audit data (backup copy and delete) scheduled and performed often enough to prevent overflow. (Typically 12 backups per year, per LRA workstation, along with any event specific log audits as required).

# Marquee Support

Guidance: CMSFS has one marquee used to display base threat and mission information. The marquee is located just inside the primary ECP and is managed remotely.

- The contractor shall operate and maintain base marquee to equal to or greater than 90% availability.

- The contractor shall update the base marquee within 20 minutes of notification during exercise and contingency operations. (Typically five (5) per day during exercise /contingency operations). The contractor shall update the base marquee within two (2) hours of requested posting time during normal operations. (Typically one (1) per week during normal operations).

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Commercial Off-The-Shelf (COTS)/Government Off-The-Shelf (GOTS) Listing [CDRL Item]

- Software License Requirements List [CDRL Item]

- HW and SW maintenance agreements and support agreements lists. [DAL Item]

- Ticket Response Metrics [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- NCC Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- NCC Work Center performs COTS, GOTS, and FOSS SW License Management. Reference: AFMAN 17-1203.

- The contractor shall maintain the LRA workstation per the DoD PKI RA/LRA CPS.

- The contractor shall be responsible for implementing necessary changes to remediate all STIG vulnerabilities effecting 21 CS maintained printers and MFPs. The contractor will only be held responsible for remediation actions that can be performed with local security controls.

- The contractor shall perform annual, recurring, or new equipment (Tech Refresh) replacement of non-mission system Information Technology Equipment (ITE), to include computers, keyboards, mice, monitors, and printers.

# Information Assurance Network Security Work Center

- The Information Assurance Network Security Work Center provides activities to receive, track, and respond to Information Assurance vulnerabilities to include those

reported on Notice To Airmen (NOTAMS), Time Compliance Network Order (TCNO), Information Assurance Vulnerability Alert (IAVA), Mission Tasking Order (MTO), Cyber Control Order (CCOs), TASKORDs, and CYBERCOM TASKORDs.

- Some NOTAMs / TCNOs / IAVAs / MTOs will require NOS or ESD actions.

- The contractor will only be held responsible for NOTAMs, TCNOs, IAVAs, MTOs, CCOs, TASKORDs, and CYBERCOM TASKORDs that can be performed with local control and for reporting status for all others.

- Information Assurance Network Security Work Center workload is typically 2500 orders (IAVAs, NOTAMs, TCNOs, MTOs, CCOs, N-NC TASKORDs, and

- CYBERCOM TASKORDs) across all networks annually

- The contractor will take part in audits by the SBD-1 office, DISA, Cyber Operational Readiness Assessment (CORA) Program, 21 CS Cybersecurity office or the 21 CS Security Manager

- References

  - DoDI 8500.01, Cybersecurity

  - DoDI 8530.01 , Cybersecurity Activities Support to DoD Information Network Operations (Enclosures 3,4, 5, and 6)

  - MPTO 00- 33A-1109, Vulnerability Management

  - AFI 17-100 Air Force Information Technology (IT) Service Management

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the Information Assurance Network Security Work Center 8x5 weekdays minus US Federal holidays with 24 hour on-call support.

- Information Assurance Network Security Work Center personnel shall have a minimum-security clearance of TS/SCI.

- Contractor personnel performing any technical category IA functions shall be certified to the highest-level function(s) performed IAW DoDD 8140.01 as a condition of privileged access to any information system.

- The contractor shall receive and acknowledge notification of Notice To Airmen (NOTAMS), Time Compliance Network Order (TCNO), Information Assurance Vulnerability Alert (IAVA), Mission Tasking Order (MTO) and take corrective actions to bring into and maintain networks, workstations and equipment compliance and report compliance status to 21 CS OL-CM Information Assurance.

- The contractor shall maintain Information Assurance (IA) and industrial and physical security program requirements IAW the DD Form 254, Department of Defense Contract Security Classification Specification and the Program Office’s Program Protection Plan (PPP)/Program Protection Implementation Plan (PPIP).

- The contractor shall scan the networks and devices no less than monthly to perform vulnerability assessments; and install the latest releases and updates for the MECM

client SW or appropriate scanning tools.

- The contractor shall report security incidents to the 21 CS OL-CM Cybersecurity office; collect and gather information pertaining to network computer security incidents and spillages; perform incident cleanup actions and create the initial, follow-up and final report pertaining to each incident.

- The contractor shall contain and mitigate all security incidents across supported networks through their Cybersecurity Strategy Implementation Plan (CSIP).

- The contractor shall monitor Government provided network security tools such as but not limited to, E-SIEM, SPLUNK, Endpoint Security, to detect, analyze, assess and respond to threat events on the networks utilized by CMSFS FORCEOUT or ISE.

- The contractor shall monitor Government provided network security tools such as but not limited to, E-SIEM, SPLUNK, Endpoint Security MECM, to ensure proper system configurations, and ensure all exceptions to policy are documented and approved before implementation.

- The contractor shall ensure all Government provided network security tools such as but not limited to E-SIEM, SPLUNK, Endpoint Security, MEDCM, are under the network security team for operation and configuration.

- The contractor shall check for dormant network and computer accounts and report them to CFP for review to be disabled or removed from the network IAW DISA STIGS.

- The contractor shall submit trouble tickets for STIG findings to the appropriate work centers for remediation.

- The contractor shall create, track, and update POA&Ms for all non-remediated STIG/SRG findings.

- The contractor shall create, track, and update POA&Ms for all supported networks.

- The contractor shall create, maintain, and brief the vulnerability management report to the 21 CS/CC or designated representative on a monthly basis.

- The contractor shall comply with directives to include, but not limited to, Bridge contracts (TASKORDs), Communication Bridge contracts (CTASKORDs), Fragment Orders (FRAGOs), Warning Orders (WARNOs), and Information Assurance Vulnerability Assessments (IAVAs)

  - Monitor, track, and report on issued directives until completion

  - Monitor NIPRNet and SIPRNet for issuance of directives on a 24x7x365 basis

- The contractor shall respond to enterprise cyber security events by, but not limited to, blocking accounts, network isolation, access control list modifications, emergency system changes, DISA first responder requirements, utilize current capability OSCAR tool, Security Implementation Guides/Anti-Virus (STIG/AV) scanning, and hash validation.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs.

- Cybersecurity Strategy Implementation Plan (CSIP) [CDRL Item]

- Information Security (IS) Plan of Action & Milestone (POA&M) [CDRL Item]

- Program Protection Implementation Plan (PPIP) [CDRL Item]

- Security incidents to the 21 CS OL-CM Information Assurance office [DAL Item]

- The contractor shall submit trouble tickets for STIG findings to the appropriate work center for mediation.

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- Information Assurance Network Security Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirement Cybersecurity.

- Network Security Work Center responds to security incidents within 4 hours.

# Cable Installation and Maintenance Work Center

The CMSFS Telecommunications Distribution System consists of Outside Plant (OSP) inter-building communication cables, Inside Plant (ISP) indoor, intra-building signal cables, and the Communication Equipment Locations. The first Fiber Optic Distribution Panel or splice case is the demarcation point between the OSP and ISP cables.

CIPS Visualization Component (CVC) is an Air Force enterprise-wide resource that provides a method of managing communications infrastructure assets. CVC provides a single toolset to plan, perform, and sustain a geospatially accurate, complete and secure communications data set.

Cable Installation and Maintenance requires Confined Spaces Program for access to the bellows, man-holes and hand-holes.

References:

- Unified Facilities Criteria (UFC) 3-580-01;

- CNSSAM TEMPEST / 1-13 (CUI);

- CNSSI 7003 ( U); TIA 569-C; TIA-568-C-1.1;

- TIA=758-B;

- TIA -604;

- TIA-570-C;

- TSB-162-A;

- TIA-607-B;

- TIA-606-A/B;

- TIA-758-B;

- TIA-568-C.2;

- TIA-568-C.3, NFPA 70;

- TIA-526-7;

- ANSI/TIA-758-B Customer Owned Outside Plant Telecommunications Infrastructure Standard

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

Guidance: All cabling tasking is in support of day-to-day work orders (from WOMS), break-fix actions and projects from Cyberspace Infrastructure Planning System (CIPS).

# Cable Installation and Maintenance

The contractor shall staff the Cable Installation and Maintenance Work Center 8x5 weekdays minus US Federal holidays with 24 hour on-call support.

Cable Installation and Maintenance Work Center personnel shall have a minimum-security clearance of SECRET with at least 50% of the personnel with a security clearance of TS/SCI.

The contractor shall meet or exceed and collect metrics relative to the following CIPS/EWOMS timelines. (Typically, 1-3 TS&C projects/month, 1-3 dig permits/month)

- Provide installation plans within 30 calendar days of request.

  - Complete installation within 60 calendar days of installation request.

The contractor shall plan, purchase, test, install (to include termination of all fiber, copper and cable for video maintenance requirements), reroute, fabricate, repair and remove excess fiber optics, and copper cabling.

- Install DRSN cables at CMSFS, video and IDS/Vindicator cables, telephone, (POTS, VoIP) cables, speaker cables and install all conveyance, to include conduit and metallic pull boxes, bonded and grounded in accordance with code for all backbone cabling and horizontal cabling required from the proposed work area to the telecommunication rooms, equipment rooms and/or entrance facilities IAW: 38th Cyberspace Engineering Group (CEG) BAN-FS Handbook, Communications and Information 1st 400 Feet, Volume 12.

21 CS/SCX will provide to the Contractor new build requirements and as built drawings. As well as Installation upgrade changes. The Contractor will provide as built drawings and redline drawings for revisions or changes to existing structures to the Drafting section. CVC amendments, Manhole/Hand hole requirements and or changes that are made will be provided to SCX and the COR for review and implementation.

The contractor shall only perform cable location services for CE per AF 103 (work clearance) request adherence.

The contractor shall modify, maintain, and manage government owned underground, buried copper and fiber communication cables and supporting infrastructure.

The Contractor shall identify, and repair broken and damaged fiber optics and copper cable using electronic cable locating (underground utility toning) equipment when necessary to accurately locate buried fiber optics and copper cable damaged resulting from construction equipment mishaps and/or natural causes.

The contractor shall provide oversight, safety requirements and redline verification to local vendors when required. The vendor requirements such as Testing labeling and termination of DoD circuit installation and cable removal shall fall under this oversight. All local vendors, to include CE, shall provide personnel for completion of these tasks, to include tools and drawings and ancillary equipment, to complete these tasks. SCX will provide the contractor a Work Order with all requirements for verification by the contractor. CVC amendments will be made by the contractor for SCX and COR review.

The Contractor, in conjunction with 21 CES and 21 CS/SCX, shall manage and update the data dictionary in the GPS data loggers by using the entity naming convention, attribute fields and domain values as specified in the CMSFS outside plan GPS data logger table A.

The Contractor shall use GPS technology to locate and collect data on outside plant (OSP) infrastructure features and communications pathways that have been installed or modified in order to perform required repair of existing outside plant copper and fiber cables.

The contractor shall ensure each outside plant infrastructure feature and communications pathway requiring geospatial coordinates shall be located to within one meter of its true ground position, in the horizontal plane, with a 95% spatial accuracy confidence level as defined in BAN-FS.

The contractor shall maintain and update existing geospatial coordinates showing the location of hand holes, pull boxes, cable vaults and pedestals, as well as marked direct buried splices. Manholes and hand holes access points shall be recorded for the top center of the feature.

The Contractor shall maintain existing and newly recorded GPS data collected for the outside plant infrastructure, its features and communications pathways attribute, metadata, and location information and shall ensure data is stored, and submitted in in Environmental Systems Research Institute (ESRI) Shape File format.

The contractor shall document the outside plant cables within the Cyberspace Infrastructure Planning System (CIPS) using the CIPS Visualization Component (CVC) for all existing and new fiber and copper cables; manholes, hand holes, direct buried cables, and duct bank system IAW TO 00-33D-3003.

As directed, the contractor shall annually test a minimum of 20% of all spares on interconnects between major Installation Transport Nodes to buildings and core switches. Faults found will be corrected, as identified, and annotated during the PMI. Results will be provided to the COR upon completion of the PMI.

All copper cabling testing shall be conducted at the terminal blocks. Annual testing of

copper cabling shall be conducted at the terminal blocks or test points for each pair without disconnecting the service wire from the terminal or puncturing the wire insulation.

Contractor shall test OSP optical fiber cabling IAW BAN-FS

The contractor shall include the number and type of conductors (copper pair or fiber optics strands) tested, the faulty conductors detected, the existing number of working conductors, and recommendations for any repairs required in the test record/report.

The contractor shall coordinate on all OSP projects involving changes to the outside cable plant. Contractor shall review and validate plans and/or drawings, and make updates to CVC and/or as-built drawings upon project completion.

# Confined Spaces

Guidance: CMSFS 21 Communications confined spaces consist of Manholes, Hand holes, and overhead Bellows that contain communications conveyance and cabling.

References:

- TO 00-33A-1001 General Communications Activities Management Procedures and Practice Requirements.

- TO 1-1-700, Corrosion Prevention and Control, Ground Communication – Electronic Equipment.

- FCQCC 200-3 Corrosion Prevention and Control 2012 MH HH PMI Assessment.

- ANSI/TIA-758-B Customer Owned Outside Plant Telecommunications Infrastructure Standard

The contractor shall manage the 21 CS Confined Spaces program.  The contractor shall control access to CMSFS Confined Spaces.

The contractor shall inspect and document the condition and serviceability of all confined spaces and the communications conveyance contained within to include manholes, hand holes and bellows annually. Noted discrepancies will be identified and trouble tickets opened and tracked through completion.

The contractor shall provide confined spaces inspection reports and resulting trouble ticket logs to the COR as accomplished.

The contractor shall provide escort duties per (OSHA) Entry and Safety standards. Escort duties will be shared between the Cable Team (Primary) and CMSFS DRSN (alternate). CMSFS DRSN shall provide access to Bellows confined spaces after duty hours. Cable team shall assume responsibility for all confined spaces during duty hours. After hours and weekends, the Cable Team is on call for any and all manhole emergencies, CMSFS DRSN maintains the Cable Team recall roster. All confined space entrants will be tracked by the EAL. CMSFS DRSN maintains the EAL and Security folder for combinations due to their 24-hour manning status.

The contractor shall operate the forklift to remove and replace manhole lids.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

- CMSFS Baseline Drawing Package [DAL Item]

- Confined Spaces Inspection Report [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- Cable Installation and Maintenance Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- Annual Inspection of all confined spaces delivered on time.

# Communication Systems Technical Support Work Center

The Communication Systems Technical Support Work Center provides support to the Alternate Joint Operations Center (AJOC), Tertiary Command Center (TCC), Alternate Domain Center (ADC), Battle Deck (FKA Battle Cab), Breakout room, CINC suite, and NORTHCOM J38D Operations.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the Communication Systems Technical Support Work Center 24x7x365.

- Communication Systems Technical Support Work Center personnel shall have a minimum security clearance of TS/SCI (NC2-ESI read in is required for access).

- The contractor shall support mission essential services as defined in 3.4.1.

# N-NC Support

workstations, STNT workstations, Red Switch Recorder workstations, and knowledge wall screens.

- The contractor shall respond to all communications systems incidents during manned operations in the AJOC, the Tertiary Command Center (TCC), the Alternate Domain Center (ADC), Battle Deck (FKA Battle Cab) Breakout room, CINC suite within 3 minutes and provide troubleshooting until system is restored or incident is elevated. The contractor shall perform monthly system checks for all communications systems during unmanned operations in the following rooms: Alternate Command Center (ACC), Alternate Domain Center (ADC) - Tertiary Command Center (TCC), Battle Deck (AKA Battle Cab), Breakout room, CINC suite, Cheyenne Mountain Operations Branch Office, Medical Operation Center-Joint Logistic Operation Center, Future Operation Center, Continuity of Operations-POLAD, NORAD and USNORTHCOM deputies’ offices, Chief of Staff, GO/FO/SES Leadership, Cyber Warning and Operations Center, PA/JA/IG to maintain mission assumption availability. The contractor shall provide monthly completed system check checklists to the COR and the AJOC Watch Officer via email.

- The contractor shall support pre-planned site visits to N-NC COOP rooms that require communications systems and computer support.

- The contractor shall notify N-NC equipment custodian of all electronic equipment changes (replacements/swaps or DRMO actions) IAW N-NC equipment procedures and forms to facilitate accountability of IT equipment.

- The contractor shall support video tele-conferences as required.

- The contractor shall work with N-NC COOP personnel to troubleshoot system anomalies

- The contractor shall add equipment and software according to their Software Installation Plan (SIP) to supported systems as directed by N-NC and 21 CS leadership.

# NORTHCOM J38D Operations

Reference: Tier 1, 2, and some 3 support for workstations with N-NC NIPRNet and SIPRNet. Tier 1, 2, and some 3 support for day-to-day operations; concurrent with JOC relocations, exercises requiring Communications Tech like support and exercises requiring Tech like support. Room system checks will be accomplished on a monthly basis similar to other N-NC COOP spaces. Standard Help Desk Support for day-to-day operations; JOC relocation exercises requiring Communications Tech like support, training events, and exercises requiring Communications Tech like support. Room system checks will be accomplished on a monthly basis similar to other N-NC COOP spaces. First look (Tier 1) for VDS control panels, TS level workstations, VTC systems, and knowledge wall screens.

- The contractor shall respond to all communications systems incidents and provide troubleshooting and restore capability IAW the following Priority Matrix.

  - Priority 1A

    - Service outages escalated and service requests submitted by the 21st Communications Squadron Operations that are identified as “Critical” supporting the NORTHCOM J38D Operations.

  - Priority 1

    - Chiefs, Directors, General Officer\Flag Officer (GOFO) users of NORAD and USNORTHCOM services in the NORTHCOM J38D operations.

    - Mission communications equipment or systems whose failure prevents mission accomplishment

    - Mission Essential Contractor Services

    - Communication equipment outage that isolates an operational unit of the NORAD and USNORTHCOM enterprise on a critical service

    - Service outages escalated and service requests submitted by the 21st Communications

Squadron Operations that are identified as “High” supporting the NORTHCOM J38D Operations.

  - Priority 2

    - Support staff for GOFO users

    - Any incident that occurs as a product of unapproved change

    - Mission communications equipment or systems whose failure severely impairs mission accomplishment but does not impact priority 1 users

    - Service outages escalated and service requests submitted by the 21st Communications Squadron Operations that are identified as “Medium/Low” supporting the NORTHCOM J38D Operations.

  - Priority 3

    - All other users

    - All other network/service issue(s)

- The contractor shall work with NC J38D personnel to troubleshoot system anomalies.

- The contractor shall perform monthly system checks for all communications systems in 8301 to maintain mission assumption availability.

- The contractor shall provide monthly completed system checks checklist to the COR and the J38A Deputy Branch Chief via email.

- The contractor shall support pre-planned site visits that require communications systems and computer support. The contractor shall have access to site schedule.

- The contractor shall notify N-NC equipment custodian of all electronic equipment changes (replacements, swaps or DRMO actions) IAW N-NC equipment procedures and forms to facilitate accountability of IT equipment.

- The contractor shall provide Video Teleconferencing (VTC) setup, configuration, and escalation for VTCs required by NC J38D. Support will include NIPRNet, SIPRNet, Gold, CMS and JWICS VTC sessions.

- The contractor shall add equipment and software according to their SIP to supported systems as directed by NC J38D and 21 CS leadership.

- The contractor shall maintain a Master Station Log, which will be briefed and annotated at each shift change to include incident/resolution specifics.

- For daily operations, the Comm Techs shall receive their daily support priorities from N-NCOM customer leadership. Administrative seating locations and PC assignments shall be managed by N-NCOM POC.

- Dedicated Comm Tech support for N-NCOM shall not be managed through the CFP. The comm techs will report directly to the customer POC. Comm Techs will document all individual support requests in Service Now with their own group/queue within Service Now.

- When there is no Comm Tech on duty, N-NCOM customers may use the CFP services as any other tenant of Cheyenne Mountain would.

​

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Software Installation Plan (SIP) [CDRL Item]

- Monthly Communications Systems Checklists [DAL Item]

- Master Station Log [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- Communication Systems Technical Support Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- Communication Systems Technical Support completes monthly system checks and reports.

# Video Work Center

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall staff the Video Work Center 24x7x365 and additional staff 8x5 weekdays minus US Federal holidays.

- Video Work Center personnel shall have a minimum security clearance of TS, with SCI

eligibility; SCI nomination shall be submitted upon arrival.

- The Video Work Center shall perform equipment support tasks and meet or exceed the stated performance standards for the following equipment listed in Appendix B.

- The contractor shall troubleshoot and/or replace/deploy routers and/or switches which provide service to the Vindicator and Video networks upon request of the 21 CS.

  - Cheyenne Mountain Cable TV System Cable Television (CMCTVS)

  - Intrusion Detection System (IDS)

  - Surveillance Cameras

  - Video Distribution System (VDS)

  - Video Teleconferencing (VTC)

  - Vindicator

- The contractor shall setup and operate audio visual equipment for briefing, ceremonies, and training events scheduled 24 hours in advance.

- The contractor shall have required equipment in place and ready to operate no less than 15 minutes prior to each scheduled event start time.

- The contractor shall operate the required equipment for the duration of each event.

- The contractor shall maintain projector, Creston controllers and computer/network support for equipment.

- The contractor shall provide customer access and equipment available for use no less than 15 minutes prior to scheduled event start time.

- The contractor shall edit information (e.g., pre and post event data) from audio and visual recordings.

- The contractor shall provide edited audio and visual recordings of events to the COR by email or DVD within 5 business days after the event.

- The contractor shall provide Tier 1 support of 21 CS network infrastructure (routers/switches) servicing to the Vindicator and Video Systems.

- The contractor shall configure/replace/deploy routers and/or switches which provide service to the Vindicator and Video networks upon request of the 21 CS.

- The Contractor shall be responsible for implementing necessary changes to remediate all STIG vulnerabilities effecting 21 CS maintained Video Systems. The contractor will only be held responsible for remediation actions that can be performed with local security controls.

- The contractor shall provide Milestones and completion dates to IA for all POA&Ms on all overdue Vulnerabilities.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Edited audio and visual recordings [DAL Item]

- Tool sign out sheets [DAL Item]

      - Tool inventory sheets [DAL Item]Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- Video Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- Video Work Center Equipment in place and ready to operate no less than 15 minutes prior to scheduled event start time

# Server Support (SSG) Work Center

The Server Support (SSG) Work Center provides O&M for supported servers, work ,VDI Infrastructure System and software applications. SSG shall operate as a node on the customer issue escalation process, accept and work ServiceNow tickets. Will also provide Help Desk with an Escalation Checklist and documentation requirements consisting of the following:

- Active Directory

- Resources/Servers/Applications

- Services

  - DHCP, DNS, Print, File, Imaging, Patching, Virtual Desktops

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- SSG Work Center personnel shall have a minimum-security clearance of SECRET and a minimum of three (3) personnel with minimum security clearance of TS/SCI at the time of acceptance of O&M responsibility and maintain this minimum level through TO option year 1.

- The contractor shall staff the SSG Work Center 8x5 weekdays minus US Federal holidays with 24 hour on-call support.

- The contractor shall provide Tier 2-3 support of 21 CS controlled systems and services across N-NC networks , and AFNET enclaves.

- The contractor shall provide technical recommendations for end-of-life hardware/software based on their System Engineering Management Plan (SEMP) to the 21 CS when requested.

- The contractor shall provide Tier 2-3 support of 21 CS controlled virtual server infrastructures to include VDI deployed on the N-NC networks , and AFNET enclaves.

- The contractor shall provide systems engineering support for virtual server infrastructure upgrades and apply updates as directed.

- The contractor shall provide Tier 2-3 support of 21 CS controlled virtual desktop infrastructures deployed on the N-NC network and AFNET enclaves

- The contractor shall provide systems engineering support for virtual infrastructure upgrades.

- The contractor shall provide Tier 2-3 support of 21 CS controlled applications deployed on the N-NC SIPRNet, N-NC NIPRNet and AFNET enclaves.

- The contractor shall provide systems engineering support for operating and application upgrades.

- The contractor shall provide Tier 2-3 support of 21 CS controlled group polices settings on AFNET and N-NC supported enclaves. The contractor will only be held responsible for policies modification required to meet STIG compliance that can be performed with local control across all delegated OU’s.

- The contractor shall provide Tier 2-3 support of 21 CS controlled patch management systems on the N-NC SIPRNet, N-NC NIPRNet, and AFNET enclaves.

- The Contractor shall be responsible for applying 3rd party and monthly updates as directed to all 21 CS maintained workstations and servers. The contractor will only be held responsible for NOTAMs/TCNOs/ IAVAs/MTOs that can be performed with local security controls.

- The contractor shall provide Tier 2-3 support to all NCC personnel as requested.

- The contractor shall provide Tier 2-3 support of 21 CS controlled ticketing system and supporting servers.

- The contractor shall perform operating system and software upgrades to 21 CS maintained workstations and servers as directed.

- The contractor shall provide system administration support of the Host based security systems (HBSS) deployed on the N-NC SIPRNet, and N-NC NIPRNet.

- The contractor shall maintain endpoint security products to all 21 CS maintained workstations and servers.

- The Contractor shall be responsible for implementing necessary changes to remediate all STIG vulnerabilities effecting 21 CS maintained system and servers. The contractor will only be held responsible for remediation actions that can be performed with local security controls.

- The contractor shall provide Tier 2-3 support of all systems and infrastructure equipment supporting local and enterprise services to include all Disaster Recovery (DR) systems located at CMSFS. Physical location of support staff will be determined once the informational period of discovery has been completed.

  - The contractor shall provide Milestones and completion dates to IA for all POA&Ms on all overdue Vulnerabilities.

  - The contractor shall maintain Microsoft Windows operating system desktop all images to support the CMSFS networks.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

Systems Engineering Management Plan (SEMP) [CDRL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

SSG Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

# Infrastructure Support Group (ISG) Work Center

The Infrastructure Support Group (ISG) Work Center provides O&M for infrastructure network equipment, such as switches, routers, and firewalls. ISG shall operate as a node on the customer issue escalation process, accept and work ServiceNow tickets. Will also provide Help Desk with and Escalation Checklist and documentation requirements:

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the ISG Work Center 8x5 weekdays minus US Federal holidays with 24 hour on-call support.

ISG Work Center personnel shall have a minimum-security clearance of TS/SCI after the start of TO option year 2.

ISG Work Center personnel shall have a minimum-security clearance of SECRET and a minimum of two (2) personnel with minimum security clearance of TS/SCI at the time of acceptance of O&M responsibility and maintain this minimum level through TO option year 1. [Reference PWS section 3.10, Milestone 8].

# Network Administration, Design, Engineering, and Integration

The contractor shall provide Tier 2-3 Network Administration, Design, Engineering, and Integration support of all network infrastructure (to include routers, switches, firewalls, nodes, network management appliances/servers, etc.) across the AFNET NIPRNet, N-NC NIPRNet, and N-NC SIPRNet, enclaves which are under the management and direction of the 21 CS. If later determined, 21 CS shall provide

Tier 2-3 support of all systems and network infrastructure equipment supporting local and N-NC Enterprise services to include all Disaster Recovery (DR) systems located at CMSFS.

The contractor shall perform all levels of network infrastructure hardware and software engineering, design, configuration, integration, administration, and maintenance; to include network hardware installation, managing network

infrastructure configurations, performing infrastructure software upgrades, deploying network infrastructure solutions as directed by the 21 CS.

The contractor shall provide technical recommendations for the replacement of end of life hardware or beneficial network redesigns to the 21 CS when requested.

The contractor shall develop new design plans, work with equipment vendors to develop solutions, and draft bills of materials (BOMs) for new hardware procurement in support of said designed solutions which support 21 CS network infrastructure requirements.

The contractor shall provide technical review of project implementation requirements and support agreements for new services to be established and/or connected to the AFNET NIPRNet, N-NC NIPRNet, and N-NC SIPRNet enclaves within CMSFS; as directed by the 21 CS.

The contractor shall provide Tier 2-3 support for all network infrastructure (routers/switches) that provide Voice over IP (VoIP) transport, to include providing assistance to VSS technicians managing the VoIP Call Manager, voice gateways, and nodes interfacing with the legacy phone switch to help resolve network connectivity issues if required.

The contractor shall provide Tier 2-3 Network Infrastructure support to the additional elements/work centers within the CMSFS Network Control Center as required and directed by the 21 CS.

The contractor shall be responsible for implementing changes necessary to remediate all STIG vulnerabilities effecting 21 CS maintained switches and routers. The contractor will only be held responsible for remediation actions that can be performed with local security controls.

- The contractor shall provide Milestones and completion dates to Cybersecurity for all POA&Ms on all overdue vulnerabilities.

# Vindicator and Video Systems Support

The contractor shall assist the Video Maintenance and Mission Maintenance work centers by providing up to Tier 2-3 troubleshooting support of 21 CS network infrastructure (routers/switches) providing service to the Vindicator and Video systems.

The contractor shall assist Vindicator and Video technicians with troubleshooting inter-connectivity issues at a Tier 2-3 level from routers/switches upon request of the 21 CS.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None Specified.

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

ISG Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

# Material Control Work Center

The Material Control Work Center provides Supply Office, and Defense Logistics Agency (DLA) Disposition Services Support.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the Material Control Work Center 8x5 weekdays minus US Federal holidays

The NCC Helpdesk shall provide for 24-hour after-hours supply point access and processing.

Material Control Work Center personnel shall have a minimum-security clearance of SECRET.

# Supply Office

References:

- AFMAN 17-1203

- TO 00-33A-1001, para 3.8.1.n, r; 3.9 through 3.9.4.2.

- AFI 23-101

- AFMAN23-122; USAF Supply Manual

- SBD-1 24-203 chapter 1.2 through 2.4.

  - The contractor shall operate logistics point and warehouse (4131 sq-ft) for project storage IAW AFMAN 17-1203 and TO 00-33A-1001, paragraph 3.8.1.n, r and 3.9 through 3.9.4.2.

  - The contractor shall order and control supplies for communications equipment and systems through the Standard Base Supply System (SBSS) IAW AFI 23-101, and AFMAN23-122 5.0. For communications equipment unavailable through the SBSS, the cost reimbursable CLIN is available to purchase the equipment.

  - The contractor shall maintain a minimum of required hardware spares for CCIC2S systems inside the mountain, with the remaining items stored in the CMSFS warehouse outside the mountain.

  - As spares are deployed, the contractor shall ensure they removed from the sparing database, ensuring that replacement spare parts are ordered or sent to CMSFS from the depot.

  - The contractor shall also be responsible for providing unique spare parts and support equipment supply chain management support.

  - The contractor shall manage sparing levels to ensure covered systems meet performance requirements under normal, contingency and exercise operating conditions [e.g., Cheyenne Mountain Space Force Station (CMSFS) "Button-Up” conditions].

  - The contractor shall annually test a minimum of 20% of all spares on interconnects between major Installation Transport Nodes to buildings and core switches for the Cable Installation and Maintenance Work Center. Faults found will be corrected, as identified, and annotated during the PMI. Results will be provided to the COR. – See Cable Installation and Maintenance Section 3.1.8.1.1.(p)

  - The contractor shall, when purchasing COTS hardware and software licenses for use on covered systems, use mandatory Air Force and Department of Defense contracts before purchasing the hardware (HW) and software (SW) in the open market. Examples of such contracts are Client Computing Solutions III, Quantum Enterprise Buy (QEB) and Rugged Product Buy (RPB) products as well as guides for making purchases through GSA's AF Advantage II, and the DoD's Enterprise Software Initiative (ESI) Blanket Purchase Agreement (BP A).

  - The contractor shall not acquire or use refurbished items unless approved by the 21 CS.

  - The contractor shall institute management controls and processes to guard against counterfeit material in the supply chain.

  - The contractor shall track equipment, SW, HW warranties/maintenance agreements, SW licenses through a Software License Requirements List, spares, and obsolescence management data for all Network Control Center (NCC) Help Desk Work Center systems. See COTS/GOTS/FOSS Section 3.1.6.1.3

  - The contractor shall track and analyze supportability and obsolescence issues for Original Equipment Manufacturer (OEM) hardware, firmware, software, maintenance agreements, warranties, support agreements, and licenses.

  - The contractor shall acquire hardware, firmware, software, maintenance agreements, warranties, support agreements, and licenses to mitigate or resolve Diminishing Manufacturing Sources and Material Shortages (DMSMS), supportability, obsolescence, and sustainability issues.

  - The contractor shall present sparing analyses (including assumptions, formulas, and models used), results, and recommendations to the 21 CS for obsolescence management oversight.

  - The contractor shall employ strategies to identify, monitor, assess, and mitigate (reduce or eliminate) potential disruptions within the supply chain to ensure sufficient spares and materials are available to meet mission requirements.

  - The contractor shall comply with all maintenance agreements, warranties, and support agreements when performing supply support actions.

  - The contractor shall provide technical recommendations for end-of-life (EOL) hardware/software to the 21 CS from the Server Support (SSG) Work Center when requested.

  - The contractor shall identify requirements for efficient handling, transportation, and storage of covered system equipment/material to prevent loss of functionality or damage to equipment.

  - The contractor shall ensure appropriate forms (DDI 149, DD250) are completed and kept as records for shipping and receiving actions.

  - The contractor shall manage the reusable container program for all COMSEC containers IAW SBD-1 I 24-203 chapter 1.2 through 2.4.

  - The contractor shall use government-provided storage for all installation materials, computers and equipment for 21 CS and tenant unit projects.

There are two mail facilities located at CMSFS. One mail facility is an initial delivery point for government mail and freight deliveries. Receipt consists of off-loading mail and packages from delivery trucks ranging from small vans to 18-wheelers with or without lift gates. The second mail facility is the TSF Mailroom.

References:

- DODI 4525.08 DoD Official Mail Management

- DOD 4525.8-M DoD Official Mail Manual

- DoD 4525.6M Department of Defense Postal Manual

- AFMAN 33-306 DoD Official Mail Manual

- AFMAN 33-326 Preparing Official Communications

- TO-00-33A- 1001

- AFI 33-397 Operations and Maintenance of Postal Explosive Trace Detection System

The contractor shall, within 10 minutes of delivery vehicle arrival, begin off-loading all mail and packages for CMSFS.

The contractor shall, upon discovery of suspicious mail or packages, notify the 21st SFS.

The contractor shall then report suspicious mail or packages findings by phone and/or email to Communications Focal Point and the GPO.

The contractor shall notify customers within 24 hours of screening of incoming mail and small packages for customer pickup from the TSF mailroom.

The Contractor will do all Record Management Custodian duties to include filing / maintaining / scanning / disposing of all incoming and outgoing signers and truck receipts.

The contractor shall transport mail/packages in/out of the CMSFS complex, to/from PSFB and to commercial carriers.

The contractor shall maintain Authorization letters from all CMSFS organizations showing who is designated to pick-up and drop off mail items from the CMSFS mail facilities.

The contractor shall receive and ship outgoing mail and packages from CMSFS units and tenants.

The contractor shall provide training to customers on proper procedures for wrapping/addressing and securing packages/boxes.

The contractor shall ensure all mail and parcels picked up from the mailroom in the TSF are opened in the Biohazard machine, prior to leaving the mailroom.

The Contractor shall have the capability of operating a Forklift.

The Contractor shall have the capability of operating all assigned  mail processing equipment. (ex: x-ray, Biohazard machine, ION

Scanner and the MailSecure machine).

# Defense Logistics Agency (DLA) Disposition and ITEC Account Management Services Support

- The contractor shall identify Government owned equipment that is no longer needed and recommend to the COR on an AC01 Form that the equipment be turned into DLA Disposition Services.

- The contractor shall report, reutilize, and dispose of GFP that is no longer needed on the contract IAW DFARS 252.245-7004, DoD 4160.21-M, and in compliance with environmental regulations.

- When notified by the Government, the contractor shall turn-in Government owned excess property and equipment to Defense Logistics Agency (DLA) Disposition Services (formerly DRMO) IAW AFMAN 17-1203 (typically two (2) turn-ins per month).

- The contractor shall complete turn in within 14 calendar days of Government notification.

- The contractor shall perform demilitarization/sanitization/disposal activities for permanently removed GFP IAW established procedures.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

CDRAL AC01xxxxx

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- Material available when needed for 21 CS maintenance activities.

- Mail Room requirements re-instated

- Incoming mail delivered within 24 hours of receipt.

- Excess equipment turned in within 14 calendar days of Government notification

- Excess equipment turned in within 14 calendar days of Government notification.

# 21 CS Cybersecurity Sustainment Engineering

The objectives of the Cybersecurity Sustainment Engineering are to ensure the confidentially, integrity, and availability of data provided to 21 CS customer operators and decision makers.

# Tasks

The contractor shall staff Cybersecurity Sustainment Engineering 8x5 weekdays minus US Federal holidays

Cybersecurity Sustainment Engineering personnel shall have a minimum-security clearance of TS, with SCI eligibility; SCI nomination shall be submitted upon arrival.

The contractor shall create (as required), document, update and maintain Security Authorization (SA) packages for the following IAW DoDI 8510.01:

- Defense Red Switch Network (DRSN) at both CMSFS and PSFB

- Smart.NeXt

- N-NC NIPRNet - to include Video TeleConferencing (VTC)

- N-NC SIPRNet - (to include Video TeleConferencing (VTC)

The contractor shall identify, track, and report cybersecurity vulnerabilities and risks for 21 CS Supported systems.

- Video Distribution System (VDS)

The contractor shall identify, assess, and document, risks and vulnerabilities IAW established SPO, USSF, and DoD cybersecurity assurance requirements. [NIST 800.SP-37]

The contractor shall prepare and deliver Interim Authority to Test (IATT) Request for approval of cybersecurity test events that impact the SA packages identified in PWS paragraph 3.9.15.1.c. [AE02 Interim Authority to Test (IATT) Request]

The contractor shall prepare, deliver, and implement a Security Plan for each ATO package. [AE05 Security Plan]

The contractor shall prepare and deliver Security Assessment Reports IAW NIST SP.800-53 [AE04 Security Assessment Report] except for TS/SCI systems (i.e. DRSN and SMART.neXt. The government Security Control Assessor (SCA) for TS/SCI systems, 616 ACOMS/SCPA, will deliver Security Assessment Reports via the eMASS and Xacta tool for TS/SCI systems. ]

The contractor, in coordination with the COR, shall plan and prioritize recommendations to remediate / mitigate or document risk acceptance risks and vulnerabilities that impact ATO decisions for the 21 CS Supported systems.

The contractor shall prepare, deliver, and implement a Plan of Action and Milestones (POA&M) for each ATO package. [AE03 Plan of Action and Milestones]

The contractor shall document, update, and maintain 21 CS Supported systems ATO packages in the Enterprise Mission Assurance Support Service (eMASS and Xacta); including applicable artifacts, documentation, and controls as prescribed, and provide control verification and validation services to assure the same.

The contractor shall complete all actions to obtain and maintain appropriate access to eMASS which is available via SIPRNet and Xacta, which is available on the TS network.

The contractor shall obtain Government Configuration Control Board approval for changes or repairs that impact the Security Plan for the SA packages identified in PWS paragraph 3.9.15.1.c. [Reference PWS section 3.9.3]

The contractor shall deliver Cybersecurity Technical Reports-Study/Services prior to implementation of changes or repairs that impact the SA packages identified in PWS paragraph 3.9.15.1.c. [Reference PWS section 3.9.3] [AE01 Cybersecurity Verification Results]

The contractor shall generate and submit a Risk Acceptance Letter to the 21 CS ISSM identifying all controls, patches, STIGs, and other remediation and mitigation efforts that are determined to be operationally incompatible with existing systems and system components that are covered by the SA packages identified in PWS paragraph 3.9.15.1.c.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Technical Report-Study/Services [CDRL Item]

- Data Item AE01 Cybersecurity Verification Results

- Data Item AE02 Interim Authority to Test (IATT) Request, as applicable

- Data Item AE03 Plan of Action & Milestones

- Data Item AE04 Security Assessment Report

- Data Item AE05 Security Plan

- ATO Package Inputs (eMASS) [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

The contractor establishes and maintains ATOs for the 21 CS Supported systems.

# Message Delivery Center Work Center

The Message Delivery Center (MDC) houses the Secure Messaging and Routing Terminal Next Generation (SMART.neXt) and other mission systems essential to CMSFS operations.

Two Person Integrity (TPI) is required for each shift.

MOUs/MOAs for guest system over-watch and touch maintenance are maintained within the work-center and undergo periodic review for accuracy and relevance.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the MDC Work Center 24x7x365.

MDC Work Center personnel shall have a minimum-security clearance of TS, SCI eligible; SCI nomination shall be submitted upon arrival. Two Person Integrity is required for each shift.

The MDC Work Center shall perform equipment support tasks and meet or exceed the stated performance standards for the following equipment listed in Appendix B.

- Secure Messaging and Routing Terminal Next Generation (SMART.neXt)

d. The contractor shall maintain the SMART.neXt system.

The contractor shall manually correct messages (which includes recall, tracing, and service procedures), activating/deactivating lines, and troubleshooting circuits.

The contractor shall provide 24X7 access control, security and storage of S/W backups and COMSEC for non-21 CS systems in the MDC.

The contractor shall perform additional duties, which include COMSEC Management, inspections, Special Security Representative (SCIF), supplies, and Security Audits).

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None Specified.

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

MDC Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

# Global Command and Control System (GCCS) Work Center

Global Command and Control System (GCCS) is a 24x7x365 system that supports the JCS and Combatant Commanders in managing and executing military operations. Provides support to Common Operating Picture (COP) users throughout the NORAD region. Supports Fleet Forces Command and USSTRATCOM contingency operations.

References:

- AFI 17-100 Air Force Information Technology (IT) Service Management

- Special Instruction -1 (SPIN-1), or replacement publication (authoritative guidance pending)

- AFI 17-130 Cybersecurity Program Management

- AFI 10-701, Operations Security (OPSEC) AFSSI 7703 - Protected Distribution Systems (PDS)

- BAN-FS Handbook, Volume 4, Data Systems

- BAN-FS Handbook, Volume 5, NCC

- BAN-FS Handbook, Volume 12, 1st 400 Feet

- CJCSI 3155.01 GCCS-J Operational Framework Policy

- CJCSI 3151.01 GCCS Common Operational Picture Reporting Requirements

- CJCSI 6731.01 GCCS-J Security Policy

- CJCSI 3265.01 Command and Control Governance and Management

- Unified Facilities Criteria (UFC) 3-580-01.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the GCCS Work Center 24x7x365.

GCCS Work Center personnel shall have a minimum-security clearance of TS, SCI eligible; SCI nomination shall be submitted upon arrival.

GCCS Work Center personnel shall have a minimum-security clearance of SECRET and a minimum of five (5) personnel with minimum security clearance of TS/SCI at the time of acceptance of O&M.

The contractor shall maintain GCCS operational availability of at least 99.8%.

The contractor shall maintain GCCS mean time between failures at 2 hours to Mean Time to Repair and Resolve within 2 hours.

The contractor shall provide System Administration (to the extent allowed by the communications infrastructure) for GCCS resources at NORAD/NORTHCOM Command Center Building 2/PSFB after duty hours (during weekends and holidays) and Palantir and NORTHSTAR (will require one [1] additional FTE).

The contractor shall provide continuity of operations by physically relocating to Alternate Site.

The contractor shall configure server filters to provide requested data sets for GCCS users.

The contractor shall troubleshoot the Agile Client SW (included in SIPRNet desktop images) to restore user connectivity.

The contractor shall trouble shoot the Legacy System Interface software displayed to Command Center.

The contractor shall generate Boundary Modification Request as needed for GCCS applications.

The contractor shall provide daily status report to J664 government leadership and GCCS team of communications problems and resets.

The contractor shall provide GCCS Systems configuration support for N-NC GCCS upgrades, operations maintenance, hardware installation, software management.

The contractor shall perform 24 x 7 patch management services for all GCCS servers as part of all supported GCCS Domains.

The contractor shall manage and coordinate cybersecurity ACAS scans of GCCS servers.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

Daily status report [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- The contractor shall manage and coordinate cybersecurity ACAS scans of GCCS servers

- The contractor shall provide System Administration (to the extent allowed by the communications infrastructure) for GCCS resources at NORAD/NORTHCOM Command

Center Building 2/PSFB after duty hours (during weekends and holidays).

# Defense Red Switch Network (DRSN) Work Center

The DRSN, an element of the Defense Information Systems Network (DISN), is a network of secure command and control switches that provide high-quality secure voice and conferencing capabilities to the senior decision makers and staff of the Military Departments (MILDEPs), the Combatant Commanders (COCOMs), and Major Commands (MAJCOMs), other Government departments and agencies, and Allies. The mission of the DRSN is to provide the ability to transfer voice and data between the MILDEP, the National Military Command Center (NMCC), combatant commands, the Services, subordinate organizations (military and civilian), and Allies (North Atlantic Treaty Organization (NATO), Canada, etc.), both locally and worldwide. The DRSN also provides secure voice Conferencing and gateway access to secure strategic, tactical, airborne, and sea borne equipment and platforms.

The DRSN at CMSFS is operated 24/7 365 days a year. The DRSN at CMSFS supports the NORAD and USNORTHCOM, USSTRATCOM, and SBD-1 US/Canadian personnel with DRSN service in support of the Peterson SFB N-NC JOC, CMSFS Continuity of Operations (COOP), N-NC Alternate Joint Operations Center, and Integrated Tactical Warning /Attack Assessment (ITWAA) providing missile warning space surveillance, air defense and intelligence for North American missions. The primary working location for CMSFS DRSN is the Cheyenne Mountain Complex (CMC), CMSFS.

The DRSN at PSFB is operated 24/7/365 days a year. The DRSN at PSFB supports the NORAD and USNORTHCOM (N-NC), United States Space Command (USSPACECOM), U.S. Space Force (USSF) Space Operations Command (SpOC), Missile Defense Agency (MDA) and Canadian personnel with DRSN service in support of the PSFB N-NC Joint Operations Center (JOC) and Integrated Tactical Warning/Attack Assessment (ITW/AA) providing missile warning, space surveillance, air defense and intelligence for North American missions. The primary working location for PSFB DRSN is the Headquarters N-NC at Building 2, PSFB. Alternate working locations include Headquarters USSPACECOM at 1110 Bayfield, Colorado Springs and various buildings on PSFB, to include Headquarters SpOC at Building 1, communications equipment vaults on Hartinger Dr, GOFO housing on Hartinger Dr and Mitchell St, and the NORAD Assessor Temporary Lodging Facility on Ent Ave.

References:

- AFI 10-701, Operations Security (OPSEC)

- UFC 3-580-01, 01 June 2016. Telecommunications Interior Infrastructure Planning and Design AF Base Area Network Functional Specification 2015.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the DRSN Work Centers 24x7x365.

DRSN Work Center personnel shall have a minimum-security clearance of TS/SCI. Two Person Integrity is required for each shift.

The DRSN Work Center at CMSFS shall perform equipment support tasks and meet or exceed the stated performance standards for the following equipment listed in Appendix B.

- Giant Voice

- Land Mobile Radio Program

The contractor will perform database manager duties to ensure switch databases are properly maintained and procedures dictated by DISA and AFISR to include interface listing, conference management, phone assignments, line button assignments, digit conversion, security access level tables, trunk routing and preventative maintenance (password management and database backups).

The contractor shall complete the Approval to Operate documentation and ensure completion based upon the expiration of the current accreditation.

The contractor must ensure Secure Voice Control Officers are trained to include security and phone configurations.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None specified

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

DRSN Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

# Family of Advanced Beyond Line-of-Sight Terminal (FAB-T) Work Center

MILSATCOM and Crypto experience is desirable

DODM 8140.03 requirements: Security+ for System Administrators

The objectives of the Family of Advanced Beyond Line-of-sight Terminal (FAB-T) activities is to provide all available links to users, properly operate, and maintain the local node, remote node and the antenna with consistent operational availability.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the FAB-T Work Center 24x7x365.

FAB-T Work Center personnel shall have a minimum security clearance of TS/SCI. Two Person Integrity is required for each shift.

Contractor personnel performing System Administrators function(s) at any level shall be certified IAW DoDM 8410.03to the Security+ level as a condition of privileged access to any information system.

The contractor shall have sufficient knowledge to operate the FAB-T primary and remote terminals.

The contractor shall perform line ready unit maintenance activities on the primary and remote terminals, as well as regularly scheduled preventative maintenance tasks.

The contractor shall perform maintenance tasks associated with the FAB-T antennae group.

The contractor shall perform system administration functions for user account management, primarily passwords.

- The Contractor shall perform duties of the Security Officer, which include CRK and crypto audit log management.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None specified.

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

FAB-T Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

- Unauthorized outages must be reported on the SIPRNet network as soon as possible.

- All outages will be reported to the 21st CS Leadership.

# Black Switch Work Center

The Black Switch Work Center provides O&M for unclassified voice telecommunications equipment.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

The contractor shall staff the Black Switch Work Center 8x5 weekdays minus US Federal holidays with 24 hour on-call support.

Black Switch Work Center personnel shall have a minimum-security clearance of SECRET with at least 50% of the personnel with a security clearance of TS/SCI.

The Black Switch Work Center shall perform equipment support tasks and meet or exceed the stated performance standards for the following equipment listed in Appendix B.

E-911 System. First Look/Touch Maintenance only. System is administered by El Paso County.

- Voice Switch System (VSS)

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

None specified

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

Black Switch Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements.

# Configuration and Data Management

The objectives of Configuration and Data Management are to ensure the integrity of the operational covered systems, and the availability, reliability, and timeliness of artifacts and data required by users, O&M personnel, and other stakeholders of the covered systems for operations, maintenance, and baseline change activities.

# Configuration Management

The objectives of Configuration Management are to ensure the integrity of the operational covered systems and to maintain complete and correct technical baseline artifacts to support O&M covered systems as well as capability improvement projects authorized under external DOs. The Government’s expectation is that Technical Baseline Configuration Management processes will be identified in the Baseline Description Document (BDD) and maintained by

guidance from a System Safety Program Plan (SSPP).

- The Commanders Inspection Program plans to perform periodic Staff Assistant Visits (SAVs) (typically annually) to review the contractor’s CM policies and procedures. Also, the Commanders Inspection Program will continually conduct baseline reviews to ensure covered systems integrity and address concerns with the contractor at various joint hardware/drawing control boards.

# Tasks

- The contractor shall maintain and manage changes of unclassified artifacts of covered systems functional, allocated and product baselines using the Government approved AIS.

- The contractor shall maintain and manage changes of classified artifacts of covered systems functional, allocated and product baselines using the Government’s approved (repository for classified baseline artifacts including software).

- The contractor shall collect, analyze, and report metrics of Configuration Management task performance relative to outcomes / standards defined in this PWS.

- The contractor shall perform disaster recovery capabilities for the covered systems as needed.

- The contractor shall implement Configuration Management IAW CM principles defined in EIA-649C, SAE EIA-649-1A, MIL-HDBK-61B.

- The contractor shall provide a structured baseline management approach utilizing mature, managed, and defined CM processes that are tailored to the organizations and covered systems.

- The contractor shall proactively manage the CM processes using an understanding of the interrelationships of organizational processes and activities.

- The contractor shall propose changes to covered systems as actionable issues (e.g., Deficiency Report (DR), System Change Request (SCR) for improvement and automation of CM processes.

- The contractor shall document covered systems identified issues as Maintenance Requirements (e.g., Service Now) and support Maintenance Requirement Processing to define prioritized, actionable corrective or preventive actions for resolution of those issues.

- The contractor shall support resolution of identified Maintenance Requirements by the Operational Maintenance and Modification Services. The contractor shall prepare, deliver, and implement a Supplier’s Configuration Management (CM) Plan to ensure effective planning, identification, change control, status accounting, and audits of the covered systems. The contractor shall prepare, deliver, and implement a Supplier’s Configuration Management Plan to ensure effective planning, identification, change control, status accounting, and audits of the covered systems according to their Configuration Audit Summary Report and Certification guidelines.

- The Supplier’s Configuration Management Plan shall include processes to coordinate configuration management, development/maintenance, integration, and development of artifacts prepared by the covered systems. In some cases, artifacts from multiple contractors will concurrently impact the same or related baseline artifacts.

- The contractor’s Supplier’s Configuration Management Plan shall include reference to desktop procedures and operating instructions which can be used by external Delivery Orders (DOs) (potentially with external contractors).

- The configuration management desktop procedures and operating instructions shall be made available to the Government in the DAL or on Government approved AIS.

- The contractor’s Supplier’s Configuration Management Plan shall include processes for configuration management of both unclassified and classified artifacts.

  - The contractor shall review the Supplier’s Configuration Management Plan annually and update as necessary to maintain completeness accuracy, and currency.

- The contractor shall support Government-conducted SAV (typically annually) of the contractor’s documented configuration management processes across the contract.

- The contractor shall plan, host, and conduct (typically monthly) joint configuration control board meeting co-haired by the Government for approval of technical baseline changes of covered systems using the Supplier’s Configuration Management process. The joint configuration control board may be integrated with the JERB. [Reference EIA-649C, SAE EIA—649-1A, MIL-HDBK-61B]

- The contractor shall integrate approved technical baseline artifact changes for covered systems into the baseline to ensure the documentation is complete, current and accurate.

- The contractor shall include verification and maintenance of hyperlinks within the artifacts as part of the artifact integration process.

- The contractor shall track which software applications reside on each hardware item.

- The contractor shall update the covered systems Asset Database, Software Load Database (DB) and Configuration Item Database Systems (CIDS) with the result of changes from Operational maintenance and Modification actions and changes provided by external Dos impacting covered systems.

- The contractor shall provide and maintain DoD Architecture Framework Documentation to offer an understanding of characteristics pertinent to the purpose of the architecture.

The contractor shall track hardware and software in the as-built baseline configuration to include hardware, firmware, software, warranties, maintenance agreements, software licenses and spares.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non- CDRLs

- System Safety Program Plan (SSPP) [CDRL Item]

- Supplier’s Configuration Management (CM) Plan [CDRL Item]

- Configuration Audit Summary Report and Certification [CDRL Item]

- DoD Architecture Framework Documentation [CDRL Item]

- Data Item Configuration Management Plan [DAL Item]

- Maintenance Requirements (e.g., DR, SCR) [DAL Item]

- Configuration Management Desktop Procedures and Operating Instructions [DAL Item]

- Configuration Management task performance metrics [DAL Item]

# Outcome/Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- The technical baseline artifact integrity and completeness is maintained across covered systems operations, maintenance, and improvement activities.

- No unapproved, undocumented or untested changes are made to the production environment / baseline.

- Operational Maintenance and Modification Services are successfully completed with no unplanned impacts to cost, schedule, or technical performance resulting from Configuration Management related issues.

- External DOs impacting covered systems are successfully completed with no unplanned impacts to cost, schedule, or technical performance resulting from Configuration Management related issues.

# Data Management

The objective of Data Management is to acquire, validate, store, protect, and process documentation to ensure the availability, reliability, and timeliness of data required by users, O&M personnel, and other stakeholders of the covered systems.

The government intends for the contractor to use Government Approved Information System (AIS) for secure storage, coordination, and retrieval of unclassified technical baseline artifacts. Classified technical baseline artifacts are expected to be maintained on Government Approved AIS. The contractor is expected to maintain the Government Approved AIS to ensure constant access for the government, and any external DO contractors.

The government intends to use the Integrated Data Environment (IDE) for secure storage, coordination, and retrieval of information describing contractor performance evaluation, proprietary information, and test and evaluation results with restricted distribution.

# Tasks

The individual ‘shall’ statements that combine to achieve the task objectives.

- The contractor shall collect, analyze, and report metrics of Data Management task performance relative to outcomes / standards defined in this PWS.

- The contractor shall prepare, deliver, and implement a Data Management Plan (DMP) that controls tasks to acquire, validate, store, protect, and process documentation of the covered systems.

- The Contractor’s Data Management Plan shall include processes for data management of both unclassified and classified artifacts.

- The contractor shall review the Data Management Plan annually and update as necessary to maintain completeness, accuracy, and currency.

- Upon Government request, the contractor shall provide any records, documents, and associated papers developed at the Government’s expense.

- The contractor shall provide unlimited rights to all data and deliverables developed at the Government’s expense.

- The contractor shall manage Scientific and Technical Information (STINFO) IAW AFI 61-201 and mark all documents IAW DoDI 5230.24, DFARS 252.227-7013, and DoDM 5200.01 v1 and v2. Failure to mark deliverables IAW this requirement will result in non-compliance and non-acceptance of the deliverable.

- When the Contractor Representative agree to cancel a regularly scheduled conference/meeting that is required by the PWS, the contractor shall deliver conference minutes for the canceled meeting IAW the CDRL instructions and include documentation of the Government agreement to cancel the meeting. No additional contractual relief is required for deliverables related to Government-canceled meetings, as required.

- All information shall be protected IAW DoD 5220.22-M, National Industrial Security Program Operating Manual (NISPOM); DoDM 5200.01 v3, Protection of Classified Information; DoDM 5200.01 v4, Controlled Unclassified Information; and AFI16- 1404_AFGM2018-01, Air Force Information Security Program.

- The contractor shall, to the greatest extent possible, transmit all CUI, Unclassified STINFO, and Controlled Unclassified Information (CUI) e-mails using approved secure communications systems utilizing protective measures such as Public Key Infrastructure or Transport-layer security.

- The contractor shall protect all electronically stored FOUO, Unclassified STINFO, and CUI on encrypted media or in folders with controlled access.

- The contractor shall encrypt stored (at rest) and transmission of all unclassified architecture (DODAF) documents developed by or for USSF (formerly Air Force Space Command (AFSPC)) in accordance with: AFSPC/CC Memorandum “Operations Security (OPSEC)” dated 31 July 2018; AFSPC Critical Information and Indicator List (CIIL) dated 31 July 2018; and paragraph 2 of AFSPC Enterprise Chief Architect Memorandum “AFSPC Architecture OPSEC” (undated). Architecture artifacts

requiring protection include human readable views in any format including Microsoft Office Products, PDFs, Visio Files or Graphic Output Files (.jpg, .bmp, png, etc.),.

- All classified data and deliverables shall be made available on at least one of the following systems as appropriate: SIPRNet.

- All unclassified data and deliverables shall be made available on at least one of the governments approved AIS as appropriate: NIPRNet.

- The contractor shall report all internally generated data and computer software used by the contractor (including subcontractor/vendor data) to develop, test, and manage the program not deliverable under a CDRL on a quarterly Data Accession List (DAL).

- The contractor shall upload all unclassified DAL items to the government approved AIS.

- The contractor shall provide classified DAL items via SIPRNet.

- The contractor shall document identified issues as Maintenance Requirements (e.g., DR, SCR) and support Maintenance Requirement Processing to define prioritized, actionable corrective or preventive actions for resolution of those issues.

- The contractor shall support resolution of identified Maintenance Requirements by the Operations Maintenance and Modification Services.

- The contractor shall maintain, update, and distribute Local Procedures and Operating Instructions applicable to O&M covered systems.

# Deliverables

The artifacts prepared by the tasks and provided to the Government. Includes CDRLs and non-

CDRLs

- Contractor’s Data Management Plan (CDMP) [CDRL Item]

- Data Accession List (DAL) [CDRL Item]

- Data Item [Data Management Plan]

- Maintenance Requirements (e.g., DR, SCR) [DAL Item]

- Local Procedures and Operating Instructions [DAL Item]

# Outcomes/Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

- All data applicable to the user, O&M, and other stakeholders of the covered systems is available, reliable, and timely.

- The contractor delivers all CDRLs within the timeliness and quality requirements defined in PWS Section 3.1.22.3. [Measurement point = Average number of CDRLs delivered per schedule and approved (when required) per quarter.]

# Transition-In Base Year Only

The objectives of the Transition-In activities are to have all personnel, processes, tools, and data in place to succeed in sustainment of NISSC III covered systems by day 60 of the transition in period but no later than day 90 of the transition in period and to succeed in O&M of NISSC III covered systems by day 120 of the transition in period.

Contractor personnel will be provided access to work locations for purposes of transition and training. However, separate on base office space will not be provided during the transition in period.

The contractor’s Transition-In Plan will become an attachment to the contract.

# Tasks

The contractor shall accomplish the transition in milestones as stated below.

- Milestone 1: Complete Associate Contractor Agreement with incumbent contractor and plan, host, and conduct the Kickoff Meeting with Government and incumbent contractor by day 10 of the transition in period. The objectives of the kickoff meeting include coordination of a transition schedule, risk review, coordination planning.

- Milestone 2: Secure offer acceptance letters by day 40 of the transition in period for 100% staffing of qualified personnel required for Milestone 8, accept O&M responsibility.

- Milestone 3: Security clearance transfers in Defense Information System for Security (DISS) or successor system, completion of clearance and security requirements for all personnel by day 50 of the transition in period.

- Milestone 4: Completion of all necessary identification badges, initial host base training, and briefing requirements for Contractor personnel with a goal by day 60 of the transition in period but no later than day 90.

- Milestone 5: Common Access Card (CAC) Renewal request submitted to Government Point of Contact, completion of familiarization all Contractor personnel with equipment operation, over the shoulder training, organizational workflow; to include work in progress, reporting, priorities, forms, documents, scheduling, storage, safety, security, and quality control procedures by end of transition in period.

- Milestone 6: Complete joint inventory and transfer of all information, equipment, and accounts by day 60 of the transition in period. This includes

  - Milestone 6a: Completing a joint inventory and transfer of non- commercial and commercial licenses, maintenance agreements, warranties, and support agreements (to include COTS), non-

commercial and commercial technical data, computer software documentation, and non-technical data.

  - Milestone 6b: Completing a joint inventory and transfer of Government Furnished Material (see Attachment GFP Listing), on- site spares, parts, supplies and tools at Cheyenne Mountain Space Force Station (CMSFS).

The contractor shall review the Mission Essential Contractor Services Plan during the transition-in period and update as necessary prior to the end of transition. [Attachment 7 Mission Essential Contractor Services Plan]

The contractor shall notify the SPO, within the same day of identification, of any transition issue that may impact completion of the Accept O&M Milestone in the Transition Plan.

The contractor shall plan and conduct a weekly Transition-In Status meeting/telecom with the incumbent NISSC contractor, CO, SPO, and COR(s), to discuss the progress of the transition, report accomplishments, address associated risks, and assess the contractor’s readiness to complete Milestone 7, accept sustainment responsibility and Milestone 8, accept O&M responsibility.

- The contractor shall plan and conduct a Transition-In Readiness Review one week prior to acceptance of O&M responsibility.

- The contractor shall develop meeting notes for each Transition-In Status meeting.

- The contractor shall maintain and implement the time-phased Transition-In Plan (submitted with the proposal).

- The Transition-In Plan shall identify activities necessary to accept O&M responsibility (Milestone 8) no later than day 120 of the transition in period from the incumbent NISSC contractor.

- The Transition-In Plan shall include:

  - The plan for transition of physical ownership and management responsibility of equipment, data, and analytical tools.

  - The plan for training of personnel including on-site training, managed to prevent negative impact to mission operations.

  - The plan for training Contractor personnel on contractor processes, communications, priorities, documents, scheduling, storage, safety, security, and quality control procedures.

  - Identification of potential risks with mitigations that may arise during transition

  - Identification of Government dependencies and actions that must be completed in order to facilitate contractor responsibilities under the contract.

- The contractor shall include, as an attachment to the Transition-In Plan, a checklist of actions that must be accomplished as a part of transition-in, accountability to complete the actions (i.e., Government, NISSC III OM&S contractor, NISSC II contractor), and exit criteria to

demonstrate completion of each action.

k . The contractor shall obtain approval from the government’s CO for any deviation from the contractor’s transition plan that will impact completion of Milestone 7, accept sustainment responsibility, or Milestone 8, accept O&M responsibility.

l . The contractor shall submit applications to obtain required security clearances IAW DD Form 254, identification badges for access to Government facilities, Government information systems connectivity.

n. The contractor shall travel IAW Joint Federal Travel Regulations.

# Deliverables

Transition-In Plan Updates [Bilateral contract agreement]  Transition-In Status Meeting Notes [DAL Item]

Transition-In Readiness Review Meeting Notes [DAL Item]

# Outcomes / Standards

a. NISSC III contractor accepts O&M responsibility from the incumbent NISSC contractor by day 120 of the transition in period.

# Transition-Out Final Year Only

Transition-out Period of Performance (PoP) will be defined by the Government in the last year of TO performance.

The Government anticipates defining the Transition-Out Plan PoP 120 days prior to the start of the transition-out period.

The Government anticipates a transition-out period of 120 days.

Throughout the transition-out period, it is essential that attention be given to minimize impact to mission performance and interruptions or delays to work in progress.

# Tasks

The contractor shall complete Associate Contractor Agreements with incoming contractor(s) and participate in incoming contractor(s) Kickoff Meeting. The objectives of the kickoff meeting include coordination of a transition schedule, risk review, coordination planning.

The contractor shall support a joint inventory and transfer of non-commercial and commercial licenses, maintenance agreements, warranties, and support agreements (to include COTS), non-commercial and commercial technical data and computer software documentation, non-technical data, Government Furnished Material (see Attachment GFP Listing), on-site spares, parts, supplies and tools [at Cheyenne Mountain Space Force Station (CMSFS), local equipment accounts, Communications Security (COMSEC) materials and Custodian Inventory Report (CIR) equipment (CMSFS) and classified materials and documents by day 60 of the transition in period.

The contractor shall support transition of sustainment responsibility IAW the incoming contractor’s transition-in plan and as coordinated through transition

meetings (all PWS sections except 3.1.1, On-Site O&M, and 3.12, Mission Essential Contractor Services)

The contractor shall support transition of O&M responsibility IAW the incoming contractor’s transition-in plan and as coordinated through transition meetings (PWS sections: 3.1.1, On-Site O&M, 21st Communications Squadron (CS) Support; and 3.12, Mission Essential Contractor Services)

The contractor shall notify the SPO, within the same day of identification, of any transition issue that may impact planned transition of sustainment responsibility or O&M responsibility.

The contractor shall participate in a weekly Transition Status meeting/telecom with the incoming contractor(s), CO, SPO, and COR(s), to discuss the progress of the transition, report accomplishments, address associated risks, and assess the incoming contractor’s readiness to accept OM&S responsibility.

The contractor shall prepare, deliver, and implement (when directed by the Government Contracting Officer) a Phase-Out Transition Plan that defines specific steps to provide over the shoulder training, transfer GFE/GFP/GFI, and transfer of OM&S responsibility to the incoming contractor in a manner that minimizes risk to NCMC- ITW/AA and Legacy Space C2 mission performance. [AB10 Transition-Out Plan]

The Phase-Out Transition Plan shall include:

- The plan for transition of sustainment responsibilities (e.g., maintenance, supply, and emergency response requirements) while minimizing operational mission impacts.

- The plan for transition of physical ownership and management responsibility of equipment, data, and analytical tools.

- The plan to coordinate and manage on-site training of incoming contractor personnel to prevent negative impact to mission operations.

- Identification of potential risks with mitigations that may arise during transition

- The plan for transition to a Government designated location or dispose of GFP or Contractor Acquired Property (CAP) at the Contractor’s facility.

- Identification of Government dependencies and actions that must be completed in order to facilitate closure of contractor responsibilities and authorities under the contract.

The contractor shall include, as an attachment to the Transition-Out Plan, a checklist of actions the contractor must accomplish prior to completion of transition (e.g., transfer of authorities to perform configuration control of the technical baseline).

- The contractor shall define and include exit criteria to demonstrate completion of each action.

Upon notification of the Government, the contractor shall coordinate with the incoming NISSC IIII contractors.

# Deliverables

Phase-Out Transition Plan (CDRL Item)

# Outcomes / Standards

Reporting

Incoming contractor(s) are prepared to accept OM&S responsibility from the NISSC III contractor IAW the SPO approved transition schedule.

# Mission Essential Contractor Services

The Government has identified a portion of the contractor services performed under this contract as essential contractor services in support of mission essential functions IAW DFARS 252.237- 7023 Continuation of Essential Contractor Services.

# Tasks

The contractor shall perform the following mission essential tasks when directed by the Government .

- 3.9, 21st Communications Squadron (CS) Support Requirements, as defined in Appendix A.

- 3.3.1.4, Supply Support and sparing for ninety (90) calendar days to support other mission essential contractor services tasks.

The contractor shall review the Mission Essential Contractor Services Plan annually and update as necessary to maintain completeness, accuracy, and currency.

As directed by the COR, the contractor shall participate in training events, exercises, and drills associated with Government efforts to test the effectiveness of continuity of operations procedures and practices (typically 1 per year).

Unless otherwise specified, the contractor shall define personnel employed in 24x7 work centers as mission essential.

The contractor shall include requirements to perform Mission Essential Contractor Services, including this paragraph, in subcontracts that may include Mission Essential Contractor Services.

# Deliverables

Attachment; Mission Essential Contractor Services Plan [DAL Item]

# Outcomes / Standards

The contractor performs mission essential requirements and tasks during crisis situations.

21st Communications Squadron Services PWS

FA8723-24-R-0013

90

The contractor provides supply support and sparing for ninety (90) calendar days during crisis situations as defined in the Mission Essential Contractor Services.

# Management Requirements

  - Bridge contract Management

The objective of bridge contract management is to report, coordinate, and manage overall program activities.

# Tasks

The contractor shall successfully integrate and coordinate all activity to execute the contract requirements.

The contractor shall prepare and deliver a Contract Status Report. [AB11 Contract Status Report]

The contractor shall develop, implement, and maintain a comprehensive inspection system that assures compliance with all contract requirements IAW FAR part 46, Quality Assurance.

The contractor shall prepare, deliver, and implement a Quality Assurance Program Plan (QAPP) that describes the processes, documentation, and inspection system to assure products and services comply with contract requirements.

The contractor shall review the Quality Assurance Program Plan annually and update as necessary to maintain completeness, accuracy, and currency.

The contractor shall provide the CORs a Surveillance Metrics Report (typically monthly) containing the measurements relative to the performance criteria defined in the Surveillance Matrix. [Reference PWS Appendix D] The Government will inspect contractor performance IAW the Quality Assurance Program Plan).

The contractor shall develop a method to track and adjudicate Customer Complaints.

It is the Government’s intention that Customer Complaints are adjudicated at the lowest level, i.e. without CO involvement.

# Deliverables

- Quality Assurance Program Plan (QAPP) (CDRL Item)

- Data Item AB11 Contract Status Report [DAL Item]

- Surveillance Metrics Report [DAL Item]

# Outcomes / Standards

Contractor inspection system compliant with all requirements of the bridge contract IAW FAR Part 46, Quality Assurance.

The contractor manages all aspects of the contract to include cost, schedule, performance, and contract management.

Customer Complaints are adjudicated at the lowest level, i.e. without CO involvement.

# Management Reviews

    - Tasks

- The contractor shall author and provide the Government an Integrated program Management Data and Analysis Report (IPMDAR) that contains data for measuring contract execution progress on Department of Defense (DoD) acquisition contracts 2- weeks before meeting for a Program Management Review (PMR).

- The contractor shall plan, host, and conduct quarterly Program Management Review (PMR) with the 21st CS Services CO, 21st CS Services PM, COR, Functional Commander/Functional Director, Directorate Deputy, and Directorate representatives. The agenda, date, and location of the PMR will be mutually agreed to by the SSC/SZQN SPOs and the Contractor.

- The quarterly PMRs shall include Government requested information and shall include, but is not limited to: contract management reporting, cost review of the overall TO, security issues, contractual action items and any special interest items requested by the Government or provided at the Contractor’s initiative.

- The contractor shall develop and deliver minutes for the PMRs, as required.

- The contractor shall conduct annual Option Exercise Decision Forum with the NISSC III CO, NISSC III PM, COR, Functional Commander/Functional Director, Directorate Deputy, and Directorate representatives prior to the exercise of options. The agenda, date, and location of the Option Exercise Decision Forum will be mutually agreed to by the SSC/SZQN SPOs and the Contractor.

# Deliverables

Program Management Review Read Ahead (Informal 3 days before meeting)  Data Item Program Management Review Conference Minutes [DAL Item]

Option Exercise Decision Forum Read Ahead (Informal 3 days before meeting)

# Outcomes / Standards

Participation/presentation of requested information by PM/Deputy PM.

# Training

The government expects the contractor to support, produce, and execute different types of training courses related to the 21st CS mission to maintain a proficient work force.

# Tasks

a. The contractor will conduct/organize for contractor and government personnel a minimum of four (4) training courses per year for general 21st CS mission and covered system familiarization.

# Deliverables

- Integrated Program Management Data and Analysis Report (IPMDAR) [CDRL Item]

- Program Management Review (PMR) [DAL Item]

- Training Materials [DAL Item]

- Personnel 8570/8140 certifications

# Outcomes / Standards

Government personnel are aware and trained on 21st CS mission, systems, and processes.

# Governance Forum

    - Tasks

The Government PM Governance Forum is a periodic review for Customer Representatives (i.e. CORs, Leadership, etc.) to meet and discuss future TO Requirements with the Contractor’s PM in attendance. The frequency of the reviews is determined by the SPO (i.e. monthly, quarterly, etc.) and they are typically held in conjunction with the SPO PM’s regular program status review meetings. The forum is a look-ahead to identify insights into changes within the dynamic program and the associated needs. The contractor may request a meeting with the COR at any time during the period of performance to better align support with the activities being supported. The COR may request a meeting with the Contractor at any time during the period of performance to better understand how the Contractor intends to align functional support among the programs being supported. The contractor’s PM/Deputy PM shall attend the Government PM Governance Forum.

# Deliverables

None Specified.

# Outcomes / Standards

Participation/presentation of requested information by PM and Deputy PM at Governance Forum.

# Directorate/Division Program Review Support

    - Tasks

The contractor shall, if requested, attend Air Force Life Cycle Management Center Digital Directorate, Systems Division (AFLCMC/HBQ) Program Review meetings at PSFB. These reviews will provide the Contractor with an overview of all Directorate/Division plans, allowing the Contractor to understand and support 21st CS program needs. Upon request and with advance notice, the Contractor shall provide Presentation Materials to include charts, briefings, and white papers.

# Deliverables

Presentation Materials to include charts, briefings, and white papers. [DAL Item]

# Outcomes / Standards

Participation/presentation of requested information by PM/Deputy PM.

# Government Facilities, Performance

Government facilities requiring on-site performance are as follows: Cheyenne Mountain Space Force Station (CMSFS).

# Tasks

The contractor shall coordinate individual work schedules with the COR to satisfy overall mission requirements. The following Federal holidays are observed under the contract:

| Holidays | Dates |
| --- | --- |
| New Year's Day | 1 January* |
| Martin Luther King's Birthday | Third Monday in January |
| President's Day | Third Monday in February |
| Memorial Day | Last Monday in May |
| Juneteenth | 19 June* |
| Independence Day | 4 July* |
| Labor Day | First Monday in September |
| Columbus Day | Second Monday in October |
| Veteran's Day | 11 November* |
| Thanksgiving Day | Fourth Thursday in November |
| Christmas Day | 25 December* |

* If date falls on a weekend, the holiday is observed on the closest weekday.

If the duty location is closed, no Contractor services will be provided unless authorized by the COR in writing or as defined for Mission Essential Contractor Services (PWS 3.12). The contractor shall be responsible for notifying its employees of installation closures. If emergency closure actions are not addressed, the Contractor may request authorization from the COR to (a) reschedule the time lost due to base closure; or (b) report to an alternate duty location. Contractor personnel shall be permitted access to Government facilities only if Government personnel are present.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel access to Government facilities only if Government personnel are present unless deviation approved on a case-by-case basis by the COR.

# Contractor Off-site Location(s)

    - Tasks

- The contractor shall perform TO activities at Contractor Off-site Locations Bayfield, PSFB DRSN, and PSFB GFO Housing.

The contractor’s Off-site Location(s) shall have the appropriate Facility Clearance at contract start to meet requirements in the DD Form 254. The contractor shall be required to store classified items in the facility (refer to contract DD254).

Contractor’s Off-site Location(s) where tasks require receipt or generation of classified information or material shall have SIPRNet access IAW DD Form 254 no later than 18 months after contract award. (Limited SIPRNet access is available 10x5 weekdays minus US Federal holidays in, PSFB, CO as needed to perform TO requirements prior to availability of SIPRNetin the contractor’s off-site location(s).)

The contractor shall pre-coordinate with the SPO for use of SIPRNet in, PSFB, CO.

The contractor shall provide all facilities, Information Technology, communications equipment, and infrastructure necessary for communication and coordination with the SPO staff which are located at Peterson SFB, CO.

The contractor’s facility shall initially be able to support seating for up to 20 Government personnel.

# Deliverables

a.  Not specified

# Outcomes / Standards

a. Contractor has Facility Clearance as indicated in the DD Form 254 at commencement of contract.

Contractor has SIPRNet access IAW DD Form 254 no later than eighteen (18) months after contract award.

# Risk Management

The objective of risk management is identification, mitigation planning, and reporting actions that successfully mitigate technical and programmatic risks. The government expectation is that the risk management process will reference and incorporate information from the DoD Risk, Issue and Opportunity Guide for Defense Acquisition Programs.

# Tasks

The contractor shall prepare, deliver, and implement a risk management process to identify, assess, develop handling plans, track, and resolve or mitigate technical and programmatic risks and opportunities across the 21st CS covered systems.

The risk management process shall include identification, assessment, handling plans, tracking, and resolution or mitigation of risks to 21st CS covered system O&M

related to external DOs.

The Government shall review the Contractor’s Risk Management Plan annually and update as necessary to maintain completeness, accuracy, and currency.

The contractor shall prepare and deliver a Risk Management Status Report (RMSR) that provides current information for each identified risk, issue and/or opportunity (RIO).

The contractor shall plan, host, and conduct (typically monthly) a Joint Risk Management Board (JRMB) co-chaired by the Government and contractor’s PM or designee.

The contractor shall provide JRMB briefing material (in MS Power Point) to include:

- Agenda

- Open Action Items

- Detailed RIO charts to reside in one of three sections, as follows:

  - Decisional Section: Seeking a decision from the board for RIOs presented

    - Informational Section: Information/status for RIOs, with no decision required from the board

    - Back-ups Section: Previously baselined RIOs that are being updated and are not ready to be presented to the board. Also include in this section a RIO summary chart listing all RIOs including RIOs managed by other agencies.

- Special Topics

- New Action Items

The contractor shall develop and deliver minutes that include annotated briefing materials for each JRMB, as required.

The contractor shall provide and maintain a Government accessible, interactive Risk Management System that provides capabilities for the Government to review, enter, and edit RIO information for coordination at the JRMB.

The contractor shall provide the Government with Training on the Risk Management System (Tool) as requested by the Government, no more than quarterly.

# Deliverables

Data Item AB13 Risk Management Plan [CDRL Item]

Data Item AB14 Risk Management Status Report (RMSR) [CDRL Item] 	JRMB Read Ahead (Informal 3 days before meeting)

Data Item JRMB Conference Minutes [DAL Item]

# Outcomes / Standards

The expected results from performing the tasks and the measurements that define the acceptable level of performance.

The contractor demonstrates proficient and quality execution of the Contractor’s Risk Management Plan as determined by subjective observation of the number and size of changes in risk handling strategies, cost, and schedule impacts.

Assessment and preparation of a handling plan is completed within 30 days of risk identification. [Measurement point = six month rolling average time from risk identification to completion of the handling plan.]

The contractor defines and implements a burn down plan that successfully mitigates identified risks.

The Contractor’s Risk Management System is available to the Government.

The Contractor’s Risk Management System and Risk Management Status Report are accurate and current relative to RIO identification, approval, and mitigation events.

# Business Operations

The objectives of business operations is to provide accountability, accuracy, disclosure, control, forecasting, and financial management of contract activities.

# Tasks

        - Contract Administration

The contractor shall perform processes and assign appropriate resources to effectively administer the contract.

The contractor shall provide total accountability, accuracy, disclosure, control, forecasting, and overall management of cost-based control activities; including invoices, proposals, and limitation of funds/costs notifications, etc.

The contractor shall establish clear organizational lines of authority and responsibility to ensure effective management and control of the resources assigned to the contract.

The contractor shall guard against any actions that constitute personal services, give the perception of personal services, or perform work of policy/decision making or management nature (i.e., inherently Governmental functions as defined in FAR 7.5).

The contractor shall notify the CO immediately, in writing, if the contractor believes that any government tasking actions constitute, or are perceived to constitute, personal services or perform inherently governmental functions.

# Man Hours Expenditures Chart

a. The contractor shall track and report on work effort over time, comparing planned versus actual hours, and identifying trends or patters in labor usage through visual representations focusing specifically on the hours of labor spent on a project or task.

# Funds and Man-Hours Expenditure Report

The contractor shall track and report manpower usage and financial data IAW the Funds and Man-Hours Expenditure Report (FMER). [AB15 Funds and Man-Hours Expenditure Report]

The summary of cost elements shall be reported to the CWBS (i.e. 4, 5, 6) for separate work efforts to include labor, travel, material and other direct cost.

If, during any month, the Contractor’s costs within a CWBS element level 3 vary more than the projected cost by +/-10% and $10k for current period, +/-10% and

$50k cumulative and +/-10% and $50k variance at complete (VAC), the Contractor shall describe the cause(s) of the variation and explain the impacts as a subsection in the FMHER.

# Enterprise-wide Contractor Manpower Reporting Application

The contractor shall report all Contractor labor hours (including subcontractor labor hours) required for performance of services provided under the 21st CS Services bridge contract via a secure data collection site using the following web address: http://www.ecmra.mil/ (Air Force Link).

Reporting inputs will be for the labor hours charged during the period of performance during each Government fiscal year (FY), which runs October 1 through September

30. While inputs may be reported any time during the FY, all data shall be reported no later than October 31 of each calendar year. The contractor may direct questions to the help desk at http://www.ecmra.mil.

# Subcontract Management

The contractor shall perform subcontract management necessary to integrate work performed on the bridge contract. The Government considers the contractor to be responsible and accountable for subcontractor performance.

The contractor shall manage work distribution to ensure there are no Organizational Conflicts of Interest (OCI), IAW FAR Subpart 9.5 as supplemented. The contractor may add Subcontractors to perform contract tasks after examination of information that there is no OCI issue and notification to the CO or submission and approval of mitigation plan by the CO. If a Subcontractor is contracted to perform the work on a classified requirement, a signed and processed DD Form 254 between the Contractor and Subcontractor is required before the Subcontractor begins performance on the bridge contract.

The contractor shall include DFARS Clause 252.204-7012 in all subcontracts, or similar contractual instruments, for which performance will processing of CUI on the subcontractor’s internal unclassified information system(s).

# Deliverables

        - Man Hours Expenditures Chart [CDRL Item]

        - Data Item AB15 Funds and Man-Hours Expenditure Report [CDRL Item]

        - Inputs to Contract Status Report [Reference PWS section 4.1.1].

# Outcomes / Standards

The contractor demonstrates effective accountability, accuracy, disclosure, control, forecasting, and management of contract activities.

No tasks are performed that constitute, or are perceived to constitute, personal services or are inherently governmental functions

Contractor’s costs vary by no more than ±5% from the projected costs.

No unmitigated Organizational Conflicts of Interest (OCI), IAW FAR Subpart 9.5 as supplemented.

# Temporary Duty (TDY) Travel (CR)

The contractor may be required to travel to complete contract required tasks using commercial air, Government air, and other conventional modes of transportation to Outside Continental United States and Continental United States locations.

# Tasks

Unless mission essential, all travel (including plans, agenda, itinerary, and dates) shall be prior approved by the COR or Alternate COR before commencement of travel.

The contractor shall travel IAW Joint Travel Regulations.

# Deliverables

For all non-mission essential travel, Travel Authorization Request is required.

# Outcomes / Standards

For all non-mission essential travel, COR or Alternate COR authorizes travel before commencement of travel.

Travel completed IAW Joint Travel Regulations.

# Personnel Management

    - Non-Personal Services

The Government will neither supervise nor direct Contractor personnel. Under no circumstances will the Government assign tasks to or prepare work schedules for individual Contractor employees.

# Tasks

The contractor shall manage its employees and guard against any actions that are of the nature of personal services or give the perception of personal services. If the Contractor believes that any actions constitute or are perceived to constitute personal services, or are outside the scope of the bridge contract, the Contractor shall notify the CO immediately.

The Government will provide and document tasking to the Contractor through written communications, the Contractor shall then task individual employees. The documentation shall capture tasking, assigned date, due date, and completion date.

# Deliverables

Contracts Letters

# Outcomes / Standards

No contractor performance of work of a policy/decision making or management nature, i.e., inherently Governmental functions IAW FAR 7.5.

# Management of Personnel

    - Tasks

The contractor shall provide personnel possessing the appropriate combinations of education, training, security clearance, skills, and ethics to perform IAW the contract requirements.

The contractor shall establish processes and assign appropriate resources to effectively administer the contract requirements.

The contractor shall provide a Contractor Manning Report for all management and support personnel hired under the contract to ensure a qualified workforce is executing on the requirements outlined by the Government.

The contractor shall assign tasks and maintain proper and accurate time keeping records of personnel assigned to work on the bridge contract.

The contractor shall maintain a stable workforce while minimizing the impact of any turnover and/or disruptions to the Government and/or mission.

The contractor shall ensure continuation of services during personnel absences due to sickness, leave, and voluntary or involuntary termination from employment such that there is no negative impact to the Government mission.

The CO may request removal (permanent or temporary) of personnel for security, safety, or health reasons, upon discovery of fraudulent credentials/qualifications, or when Contractor personnel behave in an unprofessional manner that would be considered unacceptable by a reasonable person. The contractor shall maintain a process to document steps leading up to and including the removal of contractor personnel if requested by the Government.

The contractor shall utilize Future Skills Forecasting, a dedicated recruiting team, an automated learning management system, training labs, career progression framework, and knowledge transfer to support employee recruitment, engagement, development, retention, transition, and succession activities.

The contractor shall collect, analyze, and report Future Skills Forecasting metrics.

# Deliverables

Contractor Manning Report

- Future Skills Forecasting metrics [DAL Item]

# Outcomes / Standards

The contractor manages all aspects of the contract to include cost, schedule, performance, and contract management.

# Workforce Certifications

The 21st CS missions are diverse across multiple domains and technical competencies. The contactor must consider and enforce workforce certifications for all technical disciplines and for OEM product specific HW, SW and / or applications.

# Tasks

Contractor personnel performing any Cyberspace workforce positions, functions or tasks that include at least one cyberspace task identified in the DoDM 8140.03 master task and KSA List tab of the DCWF Work Role Tool spreadsheet shall be certified to the highest appropriate level function(s) performed IAW DoDM 8140.03 as a condition of being allowed to perform the task, being assigned to the position or being granted privileged access to any information system. .

# Deliverables

The contractor shall submit, for 21 CS ISSM approval, a completed evaluation of each DCWF position using experience evaluation tool spreadsheet showing at least 70% compliance as applicable to their position level (Basic, Intermediate or Advanced) with the core tasks and KSA associated with their DCWF role in IWA DoDM8140.03 master task and KSA List tab of the DCWF Work Role Tool

The contractor shall provide an experience evaluation tool spreadsheet for each employee to be submitted 30 calendar days after award, 30 calendar days after hire and annually.

# Outcomes / Standards

All contractor personnel performing any Cyberspace workforce positions, functions or tasks shall be certified to the highest appropriate level function(s) performed IAW DoDM 8140.03 as a condition of being allowed to perform the task, being assigned to the position or being granted privileged access to any information system.

# Training

    - Tasks

To enable effective training, the contractor shall employ a workforce that meets all the personnel and certification requirements outlined in sections 4.3 Personnel Management and 4.3.3 Workforce certifications. . Government-unique training may be required from time to time, and will be communicated either through the CO or COR. Any such communication of training will be considered mandatory to retain the current employee responsibilities under the Bridge contract. Government-unique training courses will be made available to Contractor personnel and funded by the Government.

Contractor shall be responsible for training expenses when employee turnover causes the need for repetition of Government-unique training within one year of course

completion.

The Contractor shall fund all Contractor personnel training and certifications unless otherwise stated in the PWS.

The contractor shall obtain CO approval prior to an employee attending contractor proposed Government-unique training.

Contractor employees assigned to a Government on-site duty station shall complete training on the subjects below within the first 30 days of arrival at on-site duty location and on an annual basis thereafter. The government will provide the contractor with access to the on-line systems including the USAF MyLearning.

Currently the trainings required are as follow:

- DoD IAA Cyber Awareness Challenge

- Force Protection

- 21st SFS Controlled Area Training

- 21st SFS Annual Escort Training

- Bomb threat procedures (AF Form 440, NOV 98)

- Administrative telephone usage

- Local Area Network (LAN) usage

Contractor employees assigned to a Government on-site duty station at any of the operational sites identified in section 3.1.1 of this PWS shall also be trained on the subjects below. The following Government-unique courses will be made available to Contractor personnel:

- 21st Civil Engineering work order and other 21 CE procedures (NexGen IT)

- Site specific Environmental Management Program

- Section specific Job Qualification Standard (JQS) and Standard Operating Procedure (SOP) programs.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel completion of all required government in-house and web-based security training.

# Identification

    - Tasks

Contractor personnel shall wear apparel approved by the Government COR and funded by the 21st CS Services Materials Cost Reimbursable CLIN, identifying themselves as members of the “ 21st CS Mountain Comm Team”, when performing

tasks associated at Cheyenne Mountain AFS and/or 21 CS on Peterson SFB.

Contractor personnel shall identify company affiliation in email signature blocks.

Contractor personnel shall prominently display installation identification badges and Contractor-furnished, Contractor identification badges while visiting or performing work on a Government installation.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel clearly identified as “Contractors” at all times including during/on all communications (telephone, mail, electronic mail (email) and faxes), meetings, attendance sheets, and documents.

# Use of Personal Equipment

An employee’s personal computer equipment is not approved for Government work.

# Tasks

The contractor shall not perform any inherently governmental functions as defined by Federal Acquisition Regulation (FAR) Subpart 7.5. The Government will inspect contractor performance IAW the Quality Assurance Program Plan and any other clauses included in the contract.

The contractor shall not counsel, mentor, make judgments and/or discretionary decisions or perform any other activities related to supervision of Government personnel.

- If the Contractor believes that any actions constitute or are perceived to constitute inherently governmental functions, the Contractor shall notify the CO immediately.

# Deliverables

Contracts Letter

# Outcomes / Standards

No contractor performance of work of a policy/decision making or management nature, i.e., inherently Governmental functions IAW FAR 7.5.

# Rehabilitation Act Compliance (Section 508)

    - Tasks

All services performed in response to the requirement shall comply with Section 508 of the Rehabilitation Act of 1973, as amended (29 U.S.C. 794d), and the Architectural and Transportation Barriers Compliance Board Electronic and Information Technology (EIT) Accessibility Standards (36 CFR part 1194).

The contractor shall support the Government in its compliance with Section 508 throughout the development and implementation of the work to be performed. Section 508 of the Rehabilitation Act of 1973, as amended (29 U.S.C. 794d) requires that when Federal agencies develop, procure, maintain, or use electronic IT, Federal employees with disabilities have access to and use of information and data that is comparable to the access and use by Federal employees who do not have disabilities, unless an undue burden would be imposed on the agency.

# Deliverables

None Specified.

# Outcomes / Standards

The contractor supports the Government in its compliance with Section 508.

# Combating Trafficking in Persons

Trafficking in Persons (TIP) is a worldwide problem posing a transnational threat involving violations of basic human rights. The DoD has a zero-tolerance policy for TIP. As part of the 2013 National Defense Authorization Act, the Pentagon is required to take action against any contractor engaging in any activities related to labor trafficking, sex trafficking and child soldiering.

# Tasks

The contractor shall familiarize its employees with the DoD ‘Combating Trafficking in Persons’ information at: http://ctip.defense.gov/Home.aspx, and shall immediately report suspicious activity of any employee to the NISSC III CO or COR.

# Deliverables

None Specified.

# Outcomes / Standards

Zero Tolerance for contractor engaging in any activities related to labor trafficking, sex trafficking and child soldiering.

Contractor shall familiarize its employees with the DoD ‘Combating Trafficking in Persons’ information at: http://ctip.defense.gov/Home.aspx

# Ethics

    - Tasks

Some Contractor personnel will be highly visible to the NCMC-ITW/AA and Legacy Space C2 community as a result of performing activities under this TO. The contractor shall present an unblemished appearance with respect to ethics, discretion, and protection of information, following the guidelines for usage of electronic mail use listed in Air Force Manual (AFMAN) 33-152, User Responsibilities and Guidance For Information Systems, and Internet use as described in AFGM 2018-17-

02, AF Enterprise Information Technology Management, and AFI 33-129, Transmission of Information Via the Internet.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor performance presents unblemished appearance with respect to ethics, discretion, and protection of information, following the guidelines for usage of electronic mail use listed in Air Force Manual (AFMAN) 33-152, User Responsibilities and Guidance for Information Systems, and Internet use as described in AFGM 2018-17-02, AF Enterprise Information Technology Management, and AFI 33-129, Transmission of Information Via the Internet.

# Financial Improvement and Audit Remediation Requirements (FIAR)

FIAR requirements are aligned with FIAR Guidance, dated February 2024, Office of the Under Secretary of Defense (Comptroller)/ Chief Financial Officer. FIAR requires all consumable and reparable (non- consumable) items (both serially and non-serially managed GFP) to have contractor management oversight and control to ensure uninterrupted supply support, logistical accountability, and financial accounting.

- The contractor shall be in compliance with FIAR requirements at completion of transition.

- The contractor shall comply with reportable data elements for entry into Defense Property Accounting System (DPAS) IAW FIAR Implementation Guidance.

# Government Furnished Property Management

Government Furnished Property (GFP) is defined as property in the possession of or directly acquired by the Government; and subsequently furnished to the contractor for performance of a contract. GFP includes, but is not limited to, Government Furnished Equipment (GFE), all Government Furnished Material (GFM) defined as spares, and material furnished for repairs, maintenance, overhaul, or modification and hardware, regardless of value.

- The contractor shall enter all GFP receipt, transfer, and disposition transactions in DPAS in order to track the data elements listed in Data Elements Required.

- The contractor shall not enter classified information in DPAS.

- The contractor shall enter all logistics events into DPAS on the day they occur. Transactions include, but are not limited to; requisition processing, storage, shipment, delivery, pick-up, receiving, shipping, in-transit visibility/tracking/reporting, disposal, scrap, demilitarization, property accountability, and handling of classified material.

- The contractor shall maintain part configuration control, approved part substitution and interchangeability identification, serialized item control, notice of special handling requirements, and record item consumption data.

- The contractor shall purchase replenishment spares, Contractor Acquired Property (CAP) supporting site supply demands based on assets provided in the GFP Attachment List.

- The contractor shall promptly complete actions to deliver purchased spares or other components to the Government and complete recording of subsequent GFP in DPAS.

- The contractor shall provide a list of CAP equipment needed for the performance of the contract upon receiving the GFP and reviewing the GFP List.

- The contractor shall retain accountability for and continue to report GFP until disposal or change to acceptable supply condition code or item transfers to a gaining item manager (coded as unserviceable or suspended).

# GFP Attachment Module and Receipt.

The contractor will be provided a GFP List identifying all serial and non-serial GFP transferring under the contract. [N2FO OM&S TO Attachment 9].

- The Contractor shall establish GFP Module roles of Contractor Property Receiver and Contract Property Shipper. These roles will allow the contractor to receive property transfer notifications, acknowledge receipt of GFP in compliance with Defense Federal Acquisition Regulation Supplement (DFARS) 252.211-7007, 252.245.7005, and AFI 23-119, send GFP property transfers and provide the contractor access to fully approved GFP attachment(s) in the Electronic Document Access (EDA) and GFP Module. Guidance for use of the GFP Module may be accessed via the following link: https://dodprocurementtoolbox.com

- The contractor shall acknowledge receipt of GFP in the PIEE GFP Module IAW DFARS 252.211- 7007.

- The contractor shall identify any shipping discrepancies in an MFR: send to the Government and retain as Key Supporting Documentation (KSD) in DPAS.

- The contractor shall record the information necessary to meet the record requirements of FAR 52.245-1 paragraph (f) (1) (iii) (A) (1) through (10).

- The contractor shall identify GFP as Government owned in a manner appropriate to the type of property (e.g., stamp, tag, mark, or other identification).

# GFP Data Cleansing

- The contractor shall validate and reconcile the specified DPAS data elements IAW HAF/A4LR C- ICP Implementation Guide, dated 22 Feb 2024, prior to initial load into DPAS.

- The contractor shall validate master data elements for all items managed as C-ICP AF owned inventories with D043 for cataloging purposes.

- The contractor shall update and process all asset condition code changes prior to entering into DPAS.

- The contractor shall identify and logistically reassign any assets not from the C-ICP's source of supply.

- The contractor shall provide an accurate valuation of all assets with Key Supporting Documents (KSD).

- The contractor shall develop a Key Supporting Documentation (KSD) Memorandum For Record (MFR) IAW FIAR Guidance, for all missing KSDs.

# Accountable Property System of Record.

- The contractor shall maintain records of GFP in DPAS as the approved contractor operated Accountable Property System of Record (APSR).

- The contractor shall ensure GFP part records in DPAS maintain part configuration control, approved part substitution and interchangeability identification, serialized item control, notice of special handling requirements, and record item consumption data.

- The contractor shall create and maintain records of all GFP IAW FAR 52.245-1, applicable supplements, and all applicable guidance and clauses listed in the contract.

- The contractor shall document the receipt and record the information necessary to meet the management recording requirements of FAR 52.245-1, (Paragraph (f) (l)(iii)(A)(l) through (10)), DFARS 252.245-7003, and Section 5 (Data Elements) into DPAS.

- The contractor shall ensure accurate pricing of property IAW DOD and Air Force policy directives with supported documentation. Documents supporting accountability and/or financial information shall be maintained until the end of the contract, at a minimum.

# Key Supporting Documentation (KSD)

- The contractor shall retain all shipping discrepancies as Key Supporting Documentation (KSD) in DPAS.

- The contractor shall obtain and import into DPAS KSDs all transactions IAW FIAR requirements. The following are examples (non-inclusive list) of KSDs: Invoices, DD250, SF30, DD200, DD1149, DD1348-1a, Global Bill of Lading, Purchase Orders, Form 8, DPAS generated forms for transfer, receipt, issue or release, Inventory Report.

- When KSDs are not attainable/available, the contractor shall document in a Memorandum For Record (MFR) the effort used to locate the transactional data, cost valuation actual price or Latest Acquisition Cost, deemed cost, Moving Acquisition Cost, historical cost, or replacement cost; and include an explanation for the missing KSD. The MFR template is located FIAR Guidance.

# Inventories of GFP

- The contractor shall perform an inventory IAW FAR 52.245.1 and DoDI 5000.64.

- The contractor shall perform periodic, independent verification by conducting monthly 10% or greater spot checks and conduct an annual physical inventory for non-classified GFP IAW AFI-23- 101 Materiel Management Policy and Semi-annual (Mar/Apr) and (Sep/Oct) for classified, as required.

- The contractor shall record physical inventory results as KSD in DPAS

- The contractor shall perform all inventories using floor to-book/book-to-floor method. Spot checks, periodic and annual inventories shall also include reconciling the subsidiary property accountability records and/or systems with the general ledger accounts and physical accounts.

- The contractor shall measure physical inventory results by annual loss and overage rates, IAW American Society for Testing and Materials (ASTM) International E 2132-11 standards.

- The contractor shall perform property control and maintain a 98% or better inventory accuracy for unclassified components and 100% accountability for classified components. The contractor shall maintain a current record of the physical inventory as it progresses and report IAW provided instructions.

- The contractor shall perform annually 100% Inventory of assets to include the following inventory requirements:

  - Inventory: includes updating the Date of Last Inventory (DOLI).

  - Inventory in Repair Cycle: includes a physical inventory under repair and documentation to support the open job or work order.

  - Inventory held in suspense: expedited actions are taken to clear suspense items,

  - Inventory in-transit: open in-transits must be validated and reconciled prior to the contractor going live with DPAS.

  - Inventory associated to the Source of Supply (SOS) assets not from the C-ICP's SOS must be returned/ shipped to the correct SOS or as directed by the SOS.

  - Obsolete Inventory: assets in this status will be disposed prior to uploading asset details to DPAS.

# Loss of Government Furnished Property

- The contractor shall report loss of GFP IAW with DFARS 252.245-7002.

  - This includes property that cannot be found after a reasonable search, loss due to inadequate storage, loss due to lack of security, theft, damage requiring repair to restore the item to usable condition, or damage that renders the property useless for its intended purpose or beyond economical repair. Lost property is commonly referred as Loss Theft, Damaged and Destroyed (LTDD) property.

  - Loss of GFP does not include manufacturing defects, obsolescence, normal wear and tear, or purposeful destructive testing. Unless otherwise stated in the contract/order, loss of GFP does not include normal and reasonable inventory adjustments, i.e., losses of low priority consumable material, such as common hardware, only as agreed to by the contractor and the Government Property Administrator or Accountable Property Officer (APO).

- The contractor shall report loss value at unit acquisition cost.

- The Contractor shall use the Defense Contract Management Agency (DCMA) eTools software application for reporting loss of Government property. The eTools "LTDD of Government Property" toolset can be accessed from the DCMA home page External Web Access Management application at http:/ /www.dcma.mil/WBT /property loss/.

# Government Property Disposal

- The contractor shall maintain a record of disposition actions in DPAS.

- The contractor shall identify GFP for disposal on SF1428 and SF1429.

- The contractor shall remove disposed components from contractor accountability by reducing the inventory balance in DPAS.

- The contractor shall physically scrap components at a Source of Repair (SOR) or issue disposed property to the Main Operating Base for processing.

- The contractor shall report reutilization and disposal of GFP IAW DFARS 252.245-7004, including KSD that supports loss of GFP in DPAS.

- The contractor shall document all GFP identified for disposal on an SF1428 and SF1429 and submit to the Government. The contractor shall remove GFP for disposal upon Government disposition instructions.

# Chief Financial Officer Reporting

- The contractor shall submit the Chief Financial Officer (CFO) report to the GPO. Once all GFP has been entered into DPAS, the CFO report will automatically generate.

- Upon entering all GFP in DPAS, the contractor shall continue to compile a Quarterly manual CFO report spreadsheet using the spreadsheet template provided by the Government.

- The contractor C-ICP shall compare the CFO manual report to the DPAS OM&S report generated and send to GAFS-R.

- The C-ICP shall use the same start and end dates as the DPAS reporting period.

- The C-ICP shall repeat this comparison for two additional months. If no issues are discovered during this comparison, the CFO manual report spreadsheet is no longer required, but will be automatically generated by DPAS.

- The contractor shall complete end-of-month procedures to ensure all transactions occurring in the current month are properly recorded within that month and ensure all items are recorded with proper condition codes.

- The contractor shall complete end of fiscal year close-out procedures to ensure all transactions occurring in the current month are properly recorded within that month.

- The contractor shall record all items with proper condition codes. T

- he contractor shall also resolve open failures prior to fiscal year end.

# Contractor Acquired Property (CAP)

- The contractor shall provide a list of CAP equipment needed for the performance of the contract upon receiving the GFP and reviewing the GFP Attachment List.

- The contractor shall follow CAP instructions identified in AFI 23-119, Table 4 and Addendum 8.

- The contractor shall not load in DPASS CAP that has not been turned over to the Government and reissued back to the contractor as GFP.

- The contractor shall account for CAP in a contractor Inventory Management System of their choice and retain all applicable CAP KSD for delivery as requested.

- The contractor shall report CAP inventory in the Inventory Report annually and within 60-90 days of contract completion/termination.

- The contractor shall report CAP delivered to the Government, via Wide Area Workflow (WAWF).

- The contractor shall not transfer CAP to a follow-on contract. Refer to AFI 23-119, Exchange, Sale, or Temporary Custody of Non-excess Personal Property.

- The contractor shall electronically submit invoices and report delivery of CAP items via the GFP Module.

- The contractor shall transfer the marked items to the desired delivery location via a DD250, IAW WAWF, IUID, and GFP clauses.

- The contractor shall electronically submit invoices and DD250s via WAWF and report delivery of CAP items via the GFP Module.

# Demilitarization

- The contractor shall dispose of classified/unclassified consumables/repairable components IAW with the assigned Demilitarization (DEMIL) code IAW DoD Manual 4160.28-M, Vol 2. DoD Manual 4160.21-M-1, AFI 63-101/20-101 and environmental regulations.

- The contractor shall perform demilitarization and sanitization actions in the presence and witnessed by the Government via DRMS Form 146 or equivalent.

# GFP Inventory Audit

An audit will be performed by an Independent Public Accountant (IPA) (AKA auditor) at the contractor's GFP location/site annually. The Government will alert the contractor of annual CICP audit date. (Expect the 1st audit to be scheduled at the end of the contract base year)

- The contractor shall support logistical needs are prepared and security requirements are addressed prior to the site visit.

- The contractor shall provide coordinating agenda and schedule necessary personnel to address their areas and be prepared to demonstrate GFP process and controls.

- The contractor shall provide current and relevant Standard Operating Procedures (SOPs), Process Flow Charts, System Documentation, end-to-end processes and policy documents are available for the IPA.

- The contractor shall have audit sample requests available to the IPA by the specified date if requested by the IPA prior to an audit.

- The contractor shall have key supporting documentation during an audit or before an audit, to include CFO reports

- and have 5-10 days to respond.

- The contractor shall provide the auditor any applicable memorandums of agreement or any required interface control agreements.

- The contractor shall assist auditors with ensuring audit evidence is readily available to support all audit requirements.

- The contractor shall have all written DPAS processes available for the auditors and be expected to perform the DPAS transactions and demonstrate how they align with their written processes IAW with FIAR Guidance, Office of the Under Secretary of Defense (Comptroller)/ Chief Financial Officer in Appendix B of Section 5.

- The contractor shall respond to the Notice of Finding and Recommendation (NFR) identified by the IPA during the audit.

- The contractor shall provide a Corrective Action Plan to remediate the deficiency using the Corrective Action Plan template provided by the Government.

- The contractor shall develop and submit a Corrective Action Plan within 6 weeks of NFR notification.

- The contractor C-ICP shall perform an DPAS reconciliation IAW Defense Logistics Manual (DLM) 4000.25, Volume 2, Chapter 6, Physical Inventory Controls and all reconciliation transactions in DPAS/Contractor's Inventory Management System. All reconciliation transactions must be approved by the Government Accountable Property Officer (APO).

# FIAR Related Training

- The contractor shall complete the training requirements identified in Table 3.

Table 1 - FIAR Related Training

| Government POC or Source | Training Course | Require Requirements |
| --- | --- | --- |
| https://dpassupport.g olearnportal.org/ind ex.php | Defense Property Accountability System (DPAS) training is required for Warehouse Officer training 9010 | Contractor Equipment Custodian/Contractor Item Manager required. Required once for contractor Item Manager (IM) and contractor Equipment Custodian (EC) |
| https://dodprocurem enttoolbox.com/cms /sites/default/files/re sources/2018- | GFP Module | Contractor Property Receiver/Contractor Property Shipper required. Required for access to the |

| Government POC or Source | Training Course | Require Requirements |
| --- | --- | --- |
| 06/Register%20for %20GFP%20Modul e%20Roles%20Phas es%201%20and%20 2.docx |  | IUID Registry and GFP Attachment Module |
| Source: Online training course located at: http://www.dcma.mi l/WBT/PCARSS/ | Plant Clearance Automated Reutilization Screening System (PCARSS) | Contractor required to submit the Inventory Schedule for disposition of GFP |
| Source: Online training course located at: https://wawf.eb.mil/ | Wide Area Work Flow(WAWF) | Contractor required for access to the IUID Registry and GFP Attachment Module |

# 5	SECURITY REQUIREMENTS

The objective for Security Requirements is compliance with all applicable security requirements.

# Personnel Investigation

All Contractor personnel with access to U.S. Government unclassified e- mail/ network/ information systems, containing sensitive program information, shall have at a minimum a favorable Tier 1 Investigation using Standard Form-85 (SF-85), Questionnaire for Non-Sensitive Positions. Investigation is the means to establish that personnel working for the Government under contract are suitable for the job.

# Tasks

All Contractor personnel with access to U.S. Government unclassified and classified e-mail/ network/ information systems, containing non-critical sensitive, Confidential, and Secret Information, shall have at a minimum a favorable Tier 3 or a NACLC Investigation using Standard Form-86 (SF-86), Questionnaire for National Security Positions. Investigation is a means to determine whether a subject performing work for, or on behalf of, the Government under a contract should be deemed eligible for logical or physical access when the nature of the work to be performed is sensitive and could bring about an adverse effect on the national security.

All Contractor personnel with access to U.S. Government classified e-mail/ network/ information systems, containing Critical Sensitive, Special Sensitive, Top Secret, Sensitive Compartmented Information, and Nuclear Command and Control (NC2) Extremely Sensitive Information shall have at a minimum a favorable Tier 5 or SBPR or PPR Investigation using SF-86. Investigation is a means to determine whether a subject performing work for, or on behalf of, the Government under a contract should be deemed eligible for logical or physical access when the nature of the work to be performed is sensitive and could bring about an adverse effect on the national security.

Contractor personnel requiring credentials shall comply with and meet the credentialing standards, IAW Homeland Security Presidential Directive 12 (HSPD 12) and DODI 5200.02 that requires at a minimum a favorably adjudicated Tier 1 Investigation with fingerprinting to obtain access to AF information systems, sensitive information, and receive credentials.

The contractor shall complete a Request for Identification Credential or Common Access Card (CAC) for each employee requiring access to multiple government installations and/or access to government AIS. The request shall be submitted to the Government Security Manager who will notify the Contractor of the current procedure for obtaining a CAC and the governing regulations and policies. For the CAC application, a Company sponsored e-mail address must be provided for each Contractor employee. For those contractors that do not require a CAC, the Government bases will issue a Defense Biometric Identification Systems (DBIDS) card/pass, which serves to allow access to the installation.

The CAC will be provided by the government at the local CAC issuance facility. The

Contract employee CAC will be authorized for use IAW DAFI 31-101, Base Defense Operations and shall be issued, displayed, and surrendered as directed by local authority. In addition, the Contractor employee shall identify themselves as Contractor employees in E-mails, telephone usage, correspondence, meetings, etc. If a Contract employee leaves the contract for any reason the contract company has 7 business days to return the CAC to the local Government Office with oversight of CAC issuance. All requests for an Interim Tier 1 and Common Access Card (CAC) Waivers will be handled IAW the current governing policy in place at time of request.

# Deliverables

None Specified.

# Outcomes / Standards

      - Contractor compliance with all applicable security requirements.

      - The Contractor shall ensure all Contractor personnel with access to U.S. Government unclassified and classified e-mail/ network/ information systems, containing non-critical sensitive, Confidential, and Secret Information, shall have at a minimum a favorable Tier 3 or a NACLC Investigation using Standard Form-86 (SF-86), Questionnaire for National Security Positions. Investigation is a means to determine whether a subject performing work for, or on behalf of, the Government under a contract should be deemed eligible for logical or physical access when the nature of the work to be performed is sensitive and could bring about an adverse effect on the national security.

      - The Contractor shall ensure all Contractor personnel with access to U.S. Government classified e-mail/ network/ information systems, containing Critical Sensitive, Special Sensitive, Top Secret, Sensitive Compartmented Information, and Nuclear Command and Control (NC2) Extremely Sensitive Information shall have at a minimum a favorable Tier 5 or SBPR or PPR Investigation using SF-86. Investigation is a means to determine whether a subject performing work for, or on behalf of, the Government under a contract should be deemed eligible for logical or physical access when the nature of the work to be performed is sensitive and could bring about an adverse effect on the national security.

# In-processing

# Tasks

For those Contractor and subcontractor employees requiring access to Federal Installations, the company’s Facility Security Officer (FSO) or the Contractor's Contract Manager (or alternate) shall complete a Visit Authorization Request (VAR). For contractor personnel expected to perform classified work, submit the VAR, via the Defense Information Security System (DISS), or successor system, to the Government Security Manager or, for contractors working on other military installations coordinate with the local technical POC.

- For contractor and subcontractor employees who will perform only unclassified work, a written VAR on company letter head paper will suffice. All VARs must be submitted by a company FSO via DISS. If DISS is unavailable at contractor location,

a written VAR on company letterhead will be sent via email to the appropriate Government Security Manager. The VAR shall include the following: each contractor’s full legal name, date of birth, social security number, clearance, and access eligibility.

- Upon in-processing, the Contractor must submit electronically a Defense Department (DD) Form 2875, System Authorization Access Request (SAAR) to the Government PM for signature. Submission of the DD Form 2875 will start a 10 work-day timeframe for establishment of a Government e-mail account. Most FSOs have DISS access and can verify the information in Part III. If DISS access is unavailable, the appropriate Government Security Manager will complete it.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor compliance with all applicable security requirements.

# Access

# Tasks

The contractor shall permit the Contracting Officer (CO) or authorized representative access to all work areas, records, and data used in the performance of the contracted services. The contractor shall provide support, and not interfere with the CO, CORs, State, Federal and other designated personnel in the performance of official duties. Access shall be provided as soon as possible, but not exceed one workday after the request.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor compliance with all applicable security requirements.

# Additional Investigation

# Tasks

Personnel working on the contract who do not require a security clearance shall have at a minimum, a favorably adjudicated Tier 1 Investigation to access a government furnished information system or environment. (Reference: AFMAN 16-1405-, and AFI 16-1406 for access to sensitive unclassified information, access to government automated information systems (AIS) and/or sensitive equipment.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel without a security clearance shall have, at minimum, a favorably adjudicated Tier 1 Investigation to access a government furnished information system or environment.

Contractor personnel access to sensitive unclassified information, access to government automated information systems (AIS) and/ or sensitive equipment meets requirements of AFMAN 16-1405-, and AFI 16-1406.

# Trustworthiness Determination

Trustworthiness determinations are required for access to unclassified government information technology (IT) systems and routine physical access to a federally controlled facility. A favorably completed Tier 1 personnel security investigation is required for IT Level III access.

# Tasks

The contractor shall submit personnel security investigative paperwork for trustworthiness determinations IAW FIPS Pub 201-2, Federal Information Processing Standards Publication Personal Identity Verification of Federal Employees and Contractors and the Directorate’s procedures and AFM 16-1405, Air Force Personnel Security Program. Issuance/retrieval of Common Access Cards (CAC) will be IAW DODI 5200.46, DoD Investigative and Adjudicative Guidance for Issuing the Common Access Card (CAC), AFI 36-3026, Identification Cards for Members of the Uniformed Services, Their Eligible Family Members, and Other Eligible Personnel, and AFLCMC/HB policy.

- CACs shall be returned IAW FAR 52.204-9, Personal Identity Verification of Contractor Personnel, AFFARS 5252.242-9000, Contractor Access to Air Force Installations and AFFARS 5352.242-9001, Common Access Cards for Contractor Personnel.

# Deliverables

Common Access Cards (CAC) at contract end.

# Outcomes / Standards

Contractor personnel have favorably completed Tier 1 personnel security investigation for IT Level III access IAW FIPS Pub 201-2.

Common Access Cards (CAC) returned to Government at contract end IAW FAR 52.204-9, Personal Identity Verification of Contractor Personnel, AFFARS 5252.242- 9000, Contractor Access to Air Force Installations and AFFARS 5352.242-9001, Common Access Cards for Contractor Personnel

# Security Manager Appointment

# Tasks

The contractor shall appoint no more than 2 full-time Security Manager positions for the on-base long-term visitor group.

The security manager shall provide contractor employees with training required by DoDM 5200.01, Volume 3, Enclosure 5, DoD Information Security Program, and AFI 16-1404, Air Force Information Security Program.

The contractor security manager shall provide initial and follow-on training to contractor personnel who work in Air Force controlled or restricted areas. Air Force restricted and controlled areas are explained in DAFI 31-101, Base Defense Operations

# Deliverables

- None Specified.

# Outcomes / Standards

Contractor personnel trained IAW DODM 5200.01 volume 3_AFMAN 16-1404 volume 3.

Contractor personnel who work in Air Force controlled or restricted areas. Air Force restricted and controlled areas trained as explained in DAFI 31-101, Base Defense Operations.

# Visit Request

Contractors participating in the National Industrial Security Program are authorized to use Defense information Security System (DISS) or successor system in lieu of sending Visitor Authorization Letters (VALs) for classified visit to Department of Defense facilities and military installations. VARs may be emailed to the appropriate Government Security Manager in the event DISS is unavailable. The company FSO is required to notify the appropriate Government Security Manager when DISS is unavailable. Visit requests must be sent to the responsible servicing Government’s security management office (SMO) code.

Each contractor requiring access shall have a VR, but the company can submit all contractors on one request. VRs are valid for up to 1 year at a time.

# Deliverables

Visit Requests.

# Outcomes / Standards

Per National Industrial Security Program and this contract, a visit request from the contractor submitted through DISS or successor system for each contractor performing work on the contract.

# Obtaining and Retrieving Personnel Identification

As prescribed by the AFFAR 5352.242-9000, Contractor access to Air Force installations, AFFAR 5352.242-9001, Common Access Cards (CAC) for Contractor Personnel, and FAR 52.204-9, Personal Identity Verification of Contractor Personnel the contractor must comply with the requirements set forth in this guidance.

# Tasks

The contractor shall obtain base identification and vehicle passes, if required, for all contractor personnel who make frequent visits to or perform work on the Space/Air Force installation(s) cited in the contract. Contractor personnel are required to wear or prominently display installation identification badges or contractor-furnished, contractor identification badges while visiting or performing work on the installation.

The contractor shall submit a written request on company letterhead to the local security manager listing the following: contract number, location of work site, start and stop dates, and names of employees and subcontractor employees needing access to the base. The letter will also specify the individual(s) authorized to sign for a request for base identification credentials or vehicle passes. The Security Manager will endorse the request and forward it to the issuing base pass and registration office or Security Forces for processing. When reporting to the registration office, the authorized contractor individual(s) should provide a valid driver’s license, current vehicle registration, and valid vehicle insurance certificate to obtain a vehicle pass.

Common Access Cards (CACs). This contract requires contractor employees to obtain a CAC. Contractors shall provide a listing of personnel who require a CAC to the contracting officer. The government will provide the contractor instruction on how to complete the CAC application and then notify the contractor when approved. Contractor personnel shall obtain a CAC from the nearest Real Time Automated Personnel Identification Documentation System (RAPIDS) Issuing Facility (typically the local Military Personnel Flight (MPF).

Defense Biometric Identification Systems (DBIDS) card/pass (AF Form 75 may be used only if DBIDS is inoperable).

During performance of the service, the contractor shall be responsible for obtaining required identification for newly assigned personnel and for prompt return of credentials for any employee who no longer requires access to the work site.

When work under this contract requires unescorted entry to controlled or restricted areas, the contractor shall comply with DAFI 31-101, Base Defense Operations, and AFM 16- 1405, Air Force Personnel Security Program and any other applicable security policies and procedures.

Upon completion or termination of the contract or expiration of the identification passes, the prime contractor shall ensure that all base identification passes issued to employees and subcontractor employees are returned to the issuing office. Failure to return all government issued identification upon termination of contract or service, termination of employees, or expiration of the identification may result in withholding of final payment.

# Deliverables

None

# Outcomes / Standards

Contractor compliance with the Personal Identity Verification of Contractor Personnel requirements as prescribed by the DAFI 31-101, Base Defense Operations;

AFFAR 5352.242-9000, Contractor access to Air Force installations; AFFAR 5352.242-9001, Common Access Cards (CAC) for Contractor Personnel; and FAR 52.204-9 and any other applicable guidance.

# Controlled/Restricted Areas

# Tasks

When work under this contract requires unescorted entry to controlled or restricted areas, the contractor shall comply with DAFI 31-101, Base Defense Operations, and DoDM 5200.02_AFMAN 16-1405, Air Force personnel management and local base procedures for entry to Air Force controlled or restricted areas where contractor personnel work.

- Contractor personnel requiring unescorted entry to secure rooms designated by the installation commander shall comply with base access requirements and these additional security instructions; DoD 5200.2-r, DoD Operations Security Program DAFI 31-101, Base Defense Operations, and DoDM 5200.02_AFMAN 16-1405, Air Force, Operations Security Program management and any applicable local security policies and procedures. Contractor personnel shall be the subject of a favorably adjudicated Tier 3 investigation to qualify for unescorted entry to a secure room. Contractor personnel must contact their contracting officer representative, and the appropriate secure room monitor for permission. Contractors must have a current final scope secret security clearance (or interim if applicable).

- The Contractor PM will notify the SPO when an individual requires an Air Force automated entry control card (AFECC). The PM will provide justification on why the AFECC is required. Once approved, the information will be provided to the Government security manager. Interim access may be granted IAW DoDM 5200.02_AFMAN 16-1405, Air Force Operations Security Programs.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor compliance with the Personal Identity Verification of Contractor Personnel requirements as prescribed by the DAFI 31-101, Base Defense Operations; AFFAR 5352.242-9000, Contractor access to Air Force installations; AFFAR 5352.242-9001, Common Access Cards (CAC) for Contractor Personnel; and FAR 52.204-9.

Contractor compliance with Air Force installation entry requirements for personnel and vehicles DAFI 31-101, Base Defense Operations.

# Computer and Network Access

# Tasks

Contractor personnel working on this contract may be designated in one of the below AIS positions and complete the required security investigation to obtain the required security clearance. This must be accomplished before operating government furnished computer workstations or systems that have access to Air Force e-mail systems or computer systems that access classified information. The contractor shall comply with the DoD 5200.2-R, Personnel Security Program and AFI 17-130, Cybersecurity Program Management, requirements.

- AIS-I Position - Critical-Sensitive Positions. Security Clearance: TOP SECRET or SECRET clearance based on favorably adjudicated Tier 5 background investigation. Responsible for the planning, and implementation of a computer security program; major responsibility for the planning and design of a computer system, including the hardware and software; or can access a system during the operation or maintenance in such a way, and with a relatively high risk for causing grave damage, or realize a significant personal gain.

- AIS-II Position - Noncritical-Sensitive Positions. Security Clearance: SECRET based on a favorably adjudicated Tier 3 background investigation. Responsibility for systems design, operation, testing, maintenance, and/or monitoring that is carried out under technical review of higher authority in the AIS-I category, includes, but is not limited to; access to and/or processing of proprietary data, information requiring protection under the Privacy Act of 18 1974, and Government-developed privileged information involving the award of contracts.

- AIS-III Position – Non-sensitive Positions. No security clearance required but is a Trusted Position based on a favorable Tier 1 background investigation. All other positions involved in U.S. Government computer activities.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel designated in one of the preceding AIS positions completes the required security investigation to obtain the required security clearance.

Contractor personnel comply with the DoD 5200.2-R, Personnel Security Program and AFI 17-130, Cybersecurity Program Management, requirements.

# Operation Security (OPSEC)

Operations Security (OPSEC) requirements are required in an effort to reduce program vulnerability from successful adversary collection and exploitation of critical information. OPSEC will be applied throughout the lifecycle of the contract. Contractor personnel will participate in the units OPSEC program (i.e.: training education and practices). Critical Information list will be provided by the government. OPSEC surveys to measure the

effectiveness of the OPSEC program will be conducted by the government.

# Tasks

The contractor shall ensure compliance with DoDD 5205.02E, DoD Manual 5205.02- M, AFI 10-701 and/or other applicable Government security regulations including procedures to protect classified and/or Controlled Unclassified Information (CUI).

The contractor shall ensure Contractor personnel who perform work on geographically separated locations, or another Government facility comply with the OPSEC procedures of the facility. They will also receive a local threat briefing from the sponsoring organization.

The contractor shall possess public key infrastructure (PKI) certificates to use for digital signatures, authentication, message integrity, and message confidentiality.

Contractor personnel shall be provided a Common Access Card (CAC), [Reference PWS section 6.10]

Contractor personnel who must communicate electronically with the DoD or AF but are not eligible for a CAC shall be utilize PKI certificates that are compatible and acceptable for use with the DoD and AF. Sources for such PKI certificates include DoD-recognized External Certification Authorities (ECA) and certificate issuers that participate in the Federal Bridge Certification Authority (FBCA) program, but only those FBCA participants approved by the Air Force.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel protect classified and/or controlled unclassified information (CUI) IAW DoDD 5205.02E, DoD Manual 5205.02-M, AFI 10-701 and/or other applicable Government security regulations and local OPSEC procedures.

Contractor email communication with the Government is digitally signed and authenticated to provide message integrity and confidentiality.

# SIPRNet Access

# Tasks

For SIPRNet access, the contractor shall have a current final in-scope Secret security clearance and complete Derivative Classification and Marking Classified Information training. The Derivative Classification course #IF103.16 and Marking Classified Information course #IF 105.16 are available at the Defense Counterintelligence and Security Agency (DCSA), Center for Develop of Security Excellence, Security Education Training, Education, and Professionalization Portal at http://www.cdse.edu/stepp/index.html. Training certificate(s) must be provided to the unit security manager prior to granting access to SIPRNet. Derivative Classification training must be completed annually. Once the Initial course is completed members can complete the refresher training to maintain SIPRNet access.

# Deliverables

Derivative Classification course #IF103.16 and Marking Classified Information course certificates.

# Outcomes / Standards

Contractor personnel complete required Derivative Classification training as required.

# Unescorted Entry to Secure Rooms

# Tasks

Contractor personnel requiring unescorted entry to secure rooms designated by the installation commander shall comply with base access requirements and these additional security instructions; DoD 5200.2-r, DoD Operations Security Program, DAFI 31-101, Base Defense Operations, and DoDM 5200.02_AFMAN 16-1405, Air Force, Operations Security Program management, as applicable.

- Contractor personnel shall be the subject of a favorably adjudicated Tier 3 Investigation (or be granted an Interim clearance) to qualify for unescorted entry to a secure room. Contractor personnel must contact their Contracting Officer Representative, and the appropriate secure room monitor for permission. Contractors must have a current final in-scope Secret security clearance (or interim if applicable).

- The Contractor PM will notify the SPO when an individual requires an Air Force automated entry control card (AFECC). The PM will provide justification on why the AFECC is required. Once approved, the information will be provided to the Government security manager. Interim access may be granted IAW DoDM 5200.02_AFMAN 16- 1405, Air Force Operations Security Program.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel authorized secure entry comply with base access requirements and security instructions IAW DoDM 5200.02, Procedures for the DoD Personnel Security Program (PSP); DAFI 31-101, Base Defense Operations, and AFM 16- 1405, Air Force Personnel Security Program, as applicable.

# Security Reporting

# Tasks

The contractor shall comply with AFI 71-101, Volume-1, Criminal Investigations, and Volume-2 Protective Service Matters, requirements.

Contractor personnel shall report to an appropriate authority any information or circumstances that they are aware may pose a threat to the security of DoD personnel, contractor personnel, resources, and classified or unclassified defense information.

Contractor employees shall be briefed by their immediate supervisor upon initial on base assignment and annually thereafter.

# Deliverables

None Specified.

# Outcomes / Standards

- Contractor personnel compliance with AFI 71-101, Volume-1, Criminal Investigations, and Volume-2 Protective Service Matters, requirements for reporting information or circumstances that they are aware may pose a threat to the security of DoD personnel, contractor personnel, resources, and classified or unclassified defense information.

# Physical Security

# Tasks

Contractor employees shall comply with base Operations Plans/Instructions for FPCON procedures, Random Antiterrorism Measures and Operation Security (OPSEC), Emergency Management (EM) and local search/identification requirements.

The contractor shall safeguard all government property including controlled forms provided for contractor use. At the close of each work period, government training equipment, facilities, support equipment, and other valuable materials shall be secured.

# Deliverables

None Specified.

# Outcomes / Standards

Contractor personnel compliance with base Operations Plans/instructions for FPCON procedures, Random Antiterrorism Measures and Operation Security (OPSEC), Emergency Management (EM) and local search/identification requirements.

Contractor personnel compliance with the safeguard all government property including controlled forms provided for contractor use.

# Wireless Electronic Devices

No cell phones, camera cell phones, cordless telephones, or wireless microphones, keyboards, or mice, wireless or Infrared Local Area Networks (LANs), or devices are allowed in areas where classified information is discussed, briefed, or processed. “Area” refers to a room and/or to a space the size of a 3-meter radius sphere, centering on the classified source. All other wireless personal electronic devices (ped) not specifically addresses above, used for storing, and processing, and/or transmitting information shall not be operated ion areas where classified information is electronically stored, processed, or transmitted.

# Tasks

Contractor employees shall not take cell phones, camera cell phones, cordless

telephones, wireless microphones, wireless keyboards, or wireless mice, wireless or Infrared Local Area Networks (LANs), or other PEDs into areas where classified information is discussed, briefed, or processed. *Exceptions to policy may be approved in the case of medical accommodation requests. Contact the government security manager for assistance.

# Deliverables

None Specified.

# Outcomes / Standards

Wireless device security violations reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action.

# Operating Instructions

# Tasks

The contractor shall adhere to all Air Force activity Operating Instructions (OI) and/or Standard Operating Procedures (SOP) for internal circulation control, protection of resources and to regulate entry into Air Force controlled areas during normal, simulated and actual emergency operations to include local written OIs/SOPs.

# Deliverables

None Specified.

# Outcomes / Standards

On base OI/SOP infractions reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action.

# Traffic Laws

# Tasks

The contractor shall ensure all Contractor employees comply with base traffic regulations.

# Deliverables

None Specified.

# Outcomes / Standards

On base Traffic infractions reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action.

# Cellular Phone Operation Policy

The use of cellular phones while operating a motorized vehicle is prohibited on all DoD installations. Although discouraged, drivers are authorized to use devices, i.e. ear bud or ear boom, which allows their cellular phone to be operated hands-free. The device must not cover

both ears.

# Tasks

The contractor shall ensure all Contractor employees comply with base cellular phone use restrictions.

# Deliverables

None Specified.

# Outcomes / Standards

On base cellular phone use infractions reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action.

# Weapons (Firearms and Ammunition)

Transporting weapons or ammunition, concealed or otherwise, IS NOT permitted by any non- law enforcement personnel on any DoD installation at any time regardless of state issued concealed weapons permits. Violations may result in criminal prosecution under the applicable federal laws.

# Tasks

The contractor shall ensure all Contractor employees comply with firearms and weapons prohibitions and regulations.

# Deliverables

None Specified.

# Outcomes / Standards

Violations of firearms and weapons prohibitions and regulations reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action.

# Illegal Weapons

The below weapons are considered illegal, unless specifically authorized by competent authority, and are prohibited on DoD installations. Violations may result in criminal prosecution under the applicable federal laws.

- Switchblade knives or knives with any type of automatic blade release.

- An incendiary/explosive weapon (e.g., grenades, flash bangs).

- Fireworks

- Homemade mortars, aka "tennis ball launchers" or similar devices.

# Tasks

The contractor shall ensure all Contractor employees comply with illegal weapons regulations.

# Deliverables

None Specified.

# Outcomes / Standards

Illegal weapons infractions reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action.

# Key Control

# Tasks

The contractor shall establish and implement procedures to ensure all keys issued to the Contractor by the Government are not lost or misplaced and are not used by personnel other than current authorized contractor employees.

Contractor employees shall not use keys to open work areas for personnel other than contractor employees engaged in performance of duties, unless authorized by the government functional director.

The contractor shall not duplicate any keys issued by the Government.

The contractor shall immediately report to the COR any occurrences of lost or duplicated keys.

The Government may replace the affected lock or locks or perform rekeying and deduct the cost of such from the monthly payment due the Contractor.

# Deliverables

None Specified.

# Outcomes / Standards

All keys issued to the Contractor by the Government are not lost or misplaced and are not used by personnel other than current authorized contractor employees.

Contractor records accounts for all issued keys from Government and available for inspection by Government.

# Lock Combinations

Access lock combinations are classified to the level of the material they are protecting and will be protected from disclosure to unauthorized personnel. The contractor will adhere to the Space Force activity operating instructions ensuring lock combinations are not revealed to un-cleared

/unauthorized persons and ensure the safeguard procedures are implemented. The contractor is not authorized to record lock combinations without written approval by the government functional director.

# Tasks

The contractor shall properly safeguard Access Lock Combinations to prevent unauthorized disclosure.

# Deliverables

None Specified.

# Outcomes / Standards

Access Lock Combinations safeguarded IAW local security procedures.

# Security Combinations

Combinations to security containers, secure rooms, or vaults are classified to the level that they protect and must be properly safeguarded. Only contractor employees, who have the proper security clearance and the need-to-know, will be given combinations to security containers, secure rooms, or vaults. Contractor employees are responsible for properly safeguarding combinations. Contractor employees will not record security containers, secure rooms, or vaults combinations without written approval by the government functional director. Contractors will not change combinations to security containers, secure rooms, or vaults without written approval by the security officer and the government functional director.

# Tasks

The contractor shall properly safeguard security combination to prevent unauthorized disclosure.

# Deliverables

None Specified.

# Outcomes / Standards

Security combinations safeguard IAW local security procedures.

# Security Alarm Access Codes

Security alarm access codes are classified to the level of the material they are protecting and will be protected from unauthorized personnel. Security alarm access codes will be given contractors employees who required entry into areas with security alarms. Contractor employees will adhere to the Air Force activity operating instructions and will properly safeguard alarm access codes to prevent unauthorized disclosure. Contractor will not record alarm access codes without written approval by the government functional director.

# Tasks

The contractor shall properly safeguard alarm access codes to prevent unauthorized disclosure.

# Deliverables

None Specified.

# Outcomes / Standards

Security alarm access codes safeguard IAW local security procedures.

# SAFETY AND HEALTH REQUIREMENTS

The objective is protection of Government and Contractor personnel in accordance with Occupational Safety and Health Administration (OSHA, Public Law 91-596) and Air Force Occupational Safety and Health (AFOSH) standards, technical orders, regulations and referenced publications both within and outside of the United States.

# Tasks

# Contractor’s Safety Program

The contractor shall comply with Occupational Safety and Health Administration (OSHA, Public Law 91-596) and Air Force Occupational Safety and Health (AFOSH) standards, technical orders, regulations and referenced publications both within and outside of the United States. (Note: AFOSH Standards are annotated because many of the Air Force Standards exceed the OSHA standard criteria.) If a conflict is noted, the most stringent requirement takes precedence.

The contractor shall implement a safety program including processes and procedures to ensure compliance with federal, state and local regulations pertaining to Environment, Safety and Occupational Health (ESOH).

The contractor shall coordinate and perform work so as not to impact the safety of Government employees or cause damage to Government property and may require providing personnel with protective equipment and associated safety equipment as necessary.

The contractor shall brief employees on the safety requirements of the contract and on hazards associated with prescribed tasks.

Contractors, whether regularly involved in routine site operations or engaged in temporary duty assignment shall follow the safety and health rules of the installation.

The contractor shall in no way require persons to work in surroundings or under working conditions that are unsafe or dangerous to their health.

The contractor shall protect personnel from hazards generated by the work.

If use of improper procedures or unsafe conditions are identified that place personnel or equipment/facilities in jeopardy, the contractor shall remove personnel and/or equipment from the unsafe condition and immediately notify the NISSC III CO and the Installation Safety Office.

If the contractor employs bilingual employees, signs and written procedures for specific tasks shall be posted in applicable languages.

The contractor shall flow down the safety requirements defined in OSHA Public Law, AFOSH standards, technical orders, regulations and referenced publications to all subcontractors.

The contractor shall train its personnel on the Voluntary Protection Program (VPP). (Detailed information on VPP is available on the OSHA website at: https://www.osha.gov/dcsp/vpp/)

# Inspections

Department of Labor (DoL) OSHA inspectors are authorized right of entry to inspect any place of employment operated by a DoD contractor. They can be considered “no notice” inspections. Noncompliance with safety requirements can result in work stoppage, delays, and/or fines issued by the DoL.

Air Force Environmental, Safety, Occupational Health and Fire protection officials or responsible COR may periodically enter a Contractor’s workplace (if that workplace is on an USAF installation) to verify working conditions on USAF installations.

Fines and additional costs for violations levied against the Contractor as a result of OSHA findings, and/or installation safety, fire, health or environmental are the sole responsibility of the contractor and shall not be passed through to the Government.

# Mishap Notification

The contractor shall notify the CO and the Installation Safety Office telephonically within four (4) hours after any employee injuries, safety mishaps, or incidents with potential damage to DoD property (to include material and labor) as a result of the contract operation.

The contractor shall provide a follow-up (written or e-mail) of the mishap/incident notification within three calendar days to the CO and the Installation Safety Office.

Any additional information that is not known at the time of the initial notification shall be provided within 20 calendar days after the mishap.

Mishap/incident information shall contain, as a minimum, the following information:

      - Contract, Contract Number, Name and Title of Person(s) Reporting

      - Date, Time and exact location of accident/incident

      - Brief Narrative of accident/incident (Events leading to accident/incident)

      - Cause of accident/incident

      - Estimated cost of accident/incident (material and labor to repair/replace)

      - Impound Authority Name and Phone Number (as applicable)

      - Nomenclature of equipment and personnel involved in accident/incident

      - Corrective actions (taken or proposed)

      - Other pertinent information

# Deliverables

Mishap or Incident Notification [DAL item]

# Outcomes / Standards

- Contractor compliance with OSHA (Public Law 91-596), AFOSH standards, technical orders, regulations and referenced publications.

- Contractor employees working at a Government site consistently follow safety and health rules of the installation.

- CO and Installation Safety Office receive telephonic notification within four (4) hours after all mishaps or incidents.

- Complete Mishap/ information provided within 20 calendar days after the mishap to the CO.

- The contractor shall comply with Occupational Safety and Health Administration (OSHA, Public Law 91-596) and Air Force Occupational Safety and Health (AFOSH) standards, technical orders, regulations and referenced publications both within and outside of the United States. (Note: AFOSH Standards are annotated because many of the Air Force Standards exceed the OSHA standard criteria.) If a conflict is noted, the most stringent requirement takes precedence.

- The contractor shall brief employees on the safety requirements of the contract and on hazards associated with prescribed tasks.

- Air Force Environmental, Safety, Occupational Health and Fire protection officials or responsible COR may periodically enter a Contractor’s workplace (if that workplace is on an USAF installation) to verify working conditions on USAF installations.

- The contractor shall notify the CO and the Installation Safety Office telephonically within four (4) hours after any employee injuries, safety mishaps, or incidents with potential damage to DoD property (to include material and labor) as a result of the contract operation.

APPENDIX A: Acronym List

14th AF	Fourteenth Air Force

ACA	Associate Contractor Agreements

AD	Artifact Defect

ADC	Alternate Domain Center

ADLS	Automated Distant Learning System

AFI	Air Force Instruction

AFLCMC	Air Force Life Cycle Management Center

AFLCMC/HBQ	Air Force Material Command Air Force Life Cycle Management Center Digital Directorate Systems Division

AFMAN	Air Force Manual

AFRIMS	Air Force Records Information Management System AIS	Automated Information Systems

AJOC	Alternate Joint Operations Center

AMWC	Alternate Missile Warning Center

ANMCC	Alternate National Military Command Center APO	Accountable Property Officer

APSR	Accountable Property System of Record

ART	Agile Release Train

ASD	Application Security and Development

ASL	Adjusted Stock Levels

ASTM	American Society for Testing and Materials

ASW	Astrodynamics Support Workstation

ATO	Authority to Operate

AWC	Automated Warning Capability

BDD	Baseline Description Document

BL	Bidders Library

BPA	Blanket Purchase Agreement

BMEWS	Ballistic Missile Early Warning System

BOM	Bill of Material

C2	Command and Control

C-ICP	Contractor Inventory Control Point

CA/CRL	Customer Authorization / Custody Receipt Listing CAC	Common Access Card

*CAP	Communications Architecture Panel

*CAP	Contractor Acquired Property

CASA DB	CCIC2S and Space Asset Database

CCB	Configuration Control Board

CCIC2S	Combatant Commanders Integrated Command and Control System CDRL	`Contract Data Requirements List

CFP	Communications Focal Point

CFO	Chief Financial Officer

CIDS	Configuration Item Database System

CISF	Centralized Integration Support Facility

CIPS	Cyberspace Infrastructure Planning System

CMSFS	Cheyenne Mountain Space Force Station

CM	Configuration Management

CMP	CMSFS Message Processor

CO	Contracting Officer

COR	Contracting Officer Representative

COCOM	Combatant Commanders

CONOPS	Concept of Operations

CONUS	Continental United States

COMSEC	Communications Security

COR	Contracting Officer Representative

COTS	commercial-off-the-shelf

CLSA	Combined Logistics Support Arrangement

CPI	Critical Program Information

CPIF	Cost Plus Incentive Fee

CRO	COMSEC Responsible Officer

CRM	Comment Resolution Matrix

CS	Communications Squadron

CSWS	Contractor Supported Weapon Systems

CSO WAN	Consolidated Space Operations Wide Area Network CSpOC	Consolidated Space Operations Center

CT	Contractor Test

CUI	Controlled Unclassified Information

CVA-H	Cybersecurity Vulnerability Assessment - Hunter

DB	Software Load Database

DBCR	Database Change Request

DBIDS	Defense Biometric Identification Systems

DCMA	Defense Contract Management Agency

DD	Defense Department

DE	Data Exchange

DEMIL	Demilitarization

DECON	Space Deconfliction

DFARS	Defense Federal Acquisition Regulation Supplement DISS	Defense Information System for Security

DLMS	Defense Logistics Management System

DO	Delivery Order

DoD	Department of Defense

DoDI	Department of Defense Instruction

DOLI	Date of Last Inventory

DPAS	Defense Property Accounting System

DR	Deficiency Report

DRI&R	Deficiency Reporting, Investigation, and Resolution Plan DRP	Disaster Recovery Plan

DRSN	Defense Red Switch Network

DT	Development Test

ECA	External Certification Authorities

EDA	Electronic Document Access

EDLM/UDLM	Emergency/Urgent Depot Level Maintenance EI	Engineering Investigation

EIL	Equipment Inventory Lists

EM	Emergency Management

EOL	End of Life

EOS	End of Support

ESI	Enterprise Software Initiative

ESOH	Environment, Safety and Occupational Health

eMASS	Enterprise Mission Assurance Support Service

ESV	Earth Satellite Vehicle

ELMS	Engineering Life Cycle Management System

ETIMS	Enhanced Technical Information Management System EWOMS	Extended WOMS

DISS	Defense Information System for Security

FASAB	Federal Accounting Standard Advisory Board

FAR	Federal Acquisition Regulation

FBCA	Federal Bridge Certification Authority

FCA	Functional Configuration Audits

FDE	Force Development Evaluation

FIAR	Financial Improvement Audit Readiness

FPIF	Fixed Price Incentive Fee

FOIA	Freedom of Information Act Program

FOPR	Fair Opportunity Proposal Request

FOSS	Free and Open Source Software

FOUO	For Official Use Only

FSO	Facility Security Officer

FU	Forward Users

GCCS	Global Command and Control System

GFP	Government Furnished Property

GIDEP	Government Industry Data Exchange Program

GOTS	Government-Off-The-Shelf

GPM	Government Program Manager

HSPD	Homeland Security Presidential Directive HQ AFSPC	Headquarters Air Force Space Command HTSA	Host-Tenant Support Agreement

IATT	Interim Authority to Test

IAW	in accordance with

IAVA	Information Assurance Vulnerability Alerts

ICA	Interface Control Agreement

ICD	Interface Control Documents

IDS	Intrusion detection system

IDSS	Integrated Database System Support Tool

IID	Internal Interface Documents

IML	Integrated Media Library

IPA	Independent Public Accountant

IPlan	Implementation Plan

IR	Incident Reports

ISO	International Standards Organization

ISSM	Information System Security Manager

IT	Information Technology

ITT	Integrated Test Team

ITW/AA	Integrated Tactical Warning/Attack Assessment JDRS	Joint Deficiency Reporting System

JERB	Joint Engineering Review Board JFCCSPACE	Joint Force Space Component Commander JSpOC	Joint Space Operations Center

JRMB	Joint Risk Management Board

KSD	Key Supporting Documentation

LAN	Local Area Network

LPDS	Logistics Product Data Summaries

LRU	Line Replaceable Units

LTDD	loss, theft, damage, or destruction

MAC	Moving Average Cost

MDC	Message Delivery Center

MDCS	Maintenance Data Collection System

MICT	Management Internal Control Toolset

MIPR	Material Improvement Project Report

MIPRB	Material Improvement Project Review Board

MOA	Memorandum of Agreement

MOU	Memorandum of Understanding

MPF	Military Personnel Flight

MTBCF	Mean Time between Critical Failure

MTBF	Mean Time between Failure

MTBM	Mean Time between Maintenance

MTTR	Mean Time to Repair

MTTRF	Mean Time to Restore Function

MW	Missile Warning

MWAD	MW Algorithm Document

MWAWG	MW Algorithm Working Group

MWCOI	Missile Warning Community of Interest

MWNS	Missile Warning Netserver

N-NC	NORAD and USNORTHCOM

N2C2	NORAD and USNORTHCOM Command Center

NC2	Nuclear Command and Control

NCMC	North American Aerospace Defense Command Cheyenne Mountain Complex

NCMC-ITW/AA North American Aerospace Defense Command Cheyenne Mountain Complex – Integrated Tactical Warning/Attack Assessment

NDA	Non-Disclosure Agreement

NDPP	Non-traditional Data Pre-Processer

NIDDE	NCMC-ITW/AA Integration and Development Environment NIPRNET	Non-secure Internet Protocol Router Network

NISSC III	North American Aerospace Defense Command Cheyenne Mountain Complex – Integrated Tactical Warning/Attack Assessment and Space Support Contract II

NISPOM	National Industrial Security Program Operating Manual NMAC	N2C2 Mission Assurance Center

NMCC	National Military Command Center

NOTAM	Notice to Airmen

NORAD	North American Aerospace Defense Command OAB	Operations Approval Board

OAP	Operations Approval Panel

OAFB	Offutt Air Force Base

OEM	Original Equipment Manufacturer

OCONUS	Outside CONUS

OLA	Operational Level Agreement

OI	Operating Instructions

OM&S	Operations, Maintenance, and Sustainment

OMAC	Offutt Mission Assurance Center

OPSEC	Operations Security

OTA	Operational Test Authority

OSM	Office Security Manager

OUE	Operational User Evaluation

PSFB	Peterson Space Force Base

PED	Personal Electronic Devices

PCA	Physical Configuration Audits

PKI	Public Key Infrastructure

PM	Program Manager

POA&M	Plan of Action and Milestones

PQDR	Product Quality Deficiency Report

PSA	Product Support Agreement

PSP	Personnel Security Program

PWCS	Personal Wireless Communications Systems

PWG	Profile Working Group

PWS	Performance Work Statement

PPIP	Program Protection Implementation Plan

PMR	Program Management Review

RAF	Royal Air Force

RAM	Reliability, Availability, and Maintainability

RAPIDS	Real Time Automated Personnel Identification Documentation System

RDS	Records Disposition Schedule

RMF	Risk Management Framework

ROM	Rough Order of Magnitudes

RRB	Requirements Review Board

RSO	Resident Space Objects

RTAP	Remote Tactical Air Picture

SA	Situational Awareness

SAAR	System Authorization Access Request

SAP	Self-Assessment Program

SAV	Staff Assistance Visit

SCF	Standard Change Form

SCG	Security Classification Guides

SDS	Space Data Server

SF	Standard Form

SIA	Security Impact Assessment

SIGS	Scenario Injection Generation System SIPRNET	Secret Internet Protocol Router Network SISP	Single Integrated Space Picture

SLA	Service Level Agreement

SOI	Space Object Identification

SOP	Standard Operating Procedures

SOR	Source of Repair

SOS	Source of Supply

SOTR	Sufficiency of Operational Test Review

SPADOC	Space Defense Operations Center

SPTasker	Space Perturbations Tasker

SPP	Standard Practice Procedure

SSA	Space Situational Awareness

SSC/SZQN	Space Systems Command NCMC ITW/AA & Legacy Space Division SSE	System Security Engineer

SRD	Systems Requirements Document

STIG	Security Technical Implementation Guidance

STINFO	Scientific and Technical Information

SW/HW	software/hardware

SPO	Systems Program Office

SVD	Software Version Descriptions

SVRO	Secure Voice Responsible Officers

T&E DR	Test and Evaluation Deficiencies

T-SDIN	Test – SPACECOM Digital Information Network

TCNO	Time Compliance Network Orders

TDF	Test and Development Facility

TDY	Temporary Duty

TES	Theater Event System

TIM	Technical Interchange Meetings

TMAC	TDF Mission Assurance Center

TMCR	Air Force Technical Manual Contract Requirements

TM	Technical Manual

TMW	Theater MW

TO	Bridge contract

TOC	Total Ownership Cost

TOMA	Technical Order Management Agency

TS/SCI	Top Secret / Sensitive Compartmented Information

TSR	Time Slot Requests

USAF	United States Air Force USNORTHCOM	United States Northern Command USSF	United State Space Force USSPACECOM	United States Space Command USSTRATCOM	United States Strategic Command VSFB	Vandenberg Space Force Base

VAR	Visit Authorization Request

VDS	Video Distribution System

VGSA	Visitor Group Security Agreement

VMAC	Vandenberg Mission Assurance Center

VPP	Voluntary Protection Program

VSS	Voice Switching System

VTC	Video Tele Conferencing

WOMS	Work Order Management System

Page Intentionally Blank

APPENDIX D: Surveillance Matrix

The OM&S of the NISSC III covered systems includes a mix of performance-based efforts and deliverable-based efforts. The Surveillance Matrix identifies the service requirements that the Government will measure and that are important to the OM&S requirements. The Surveillance Matrix includes performance objectives that describe the desired end result or outcome the contractor shall achieve. The performance standards state the acceptable level of performance in terms of quality, timeliness and/or quantity in realistic and achievable standards. The performance objectives are merely a reference point for Government personnel and do not relieve the contractor of any contractual requirements.

APPENDIX D: Surveillance Matrix

The O&M of the PWS Contract covered systems includes a mix of performance-based efforts and deliverable-based efforts. The Surveillance Matrix identifies the service requirements that the Government will measure and that are important to the O&M requirements. The Surveillance Matrix includes performance objectives that describe the desired end result or outcome the contractor shall achieve. The performance standards state the acceptable level of performance in terms of quality, timeliness and/or quantity in realistic and achievable standards. The performance objectives are merely a reference point for Government personnel and do not relieve the contractor of any contractual requirements.

| Performance Objective | Performance Standard | Surveillance Method |
| --- | --- | --- |
| Performance Objective (PO) 1 21st Communications Squadron (CS) Management & Reporting. (PWS 3.1.1) | Performance Standard (PS)1: - VIP Visits/Tours, Events and Meetings meet planned objectives. - The 21st leadership is informed of 21 CS Support activities and issues. - The contractor provides Government assigned document review comments by assigned suspense date or 14 days from request, whichever is longer. - The contractor meets the performance standards listed in Appendix B and Appendix C based on High, Medium, and Low category as identified on each trouble ticket (categories are based on a combination of factors including breadth of the incident, priority of the system, and VIP users affected). - The contractor will respond expeditiously to all government-generated Data Calls, RFI’s, and ad-hoc metrics. - The contractor will abide by and perform in | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

|  | accordance with all regulations set down by OSHA, USAF, USSF, Hosting Installation, 21 CS, and 21 CS SCB. g) The contractor achieves contract year over contract year reduction in resolution times for 21 CS Support actions as reported in Remedy trouble tickets. [Measurement point = average resolution times for each option year compared to previous year.] |  |
| --- | --- | --- |
| Performance Objective (PO) 2 Commander’s Inspection Program (CCIP) (PWS 3.1.1.2) | Performance Standard (PS)2: - All requirements and business rules specified in authorized documents pertaining to the Commander’s Inspection Program (CCIP) are accomplished in a timely manner. - Zero significant findings in the results of the Commander’s Inspection Program from external inspections (e.g., IG, QA, other authorized outside agencies | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
|  | c. All MICT checklists are completed, approved and validated in a timely manner. |  |
| Performance Objective (PO) 3 Management Internal Control Toolset (MICT) (PWS 3.1.1.3) | Performance Standard (PS)3: - The MICT program is accomplished IAW all requirements and timelines specified by the CCIP Business Rules at Hosting Installation, and 21 CC levels. - The deficiency is identified by the contractor themselves and not by a COR, QA, IG or any other external agency. - The deficiency is then followed with a “No” response in MICT for the appropriate question and a well- documented Observation shall be established. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
|  | d) The Corrective Action Plan (CAP) documented in the Observation is executed satisfactorily: on time, completely corrects the original |  |

|  | deficiency and satisfies all Close- Out Criteria. e) The Observation is tracked by the contractor through completion and the MICT documentation is complete and timely. a. |  |
| --- | --- | --- |
| Performance Objective (PO) 4 External Inspection. (PWS 3.1.1.4) | Performance Standard (PS)4: For external inspections, the contractor’s performance standard shall be: - Zero “Critical” deficiency findings - Zero “Significant” deficiency findings - No more than two “Minor” deficiency findings | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)5 Records Management. (3.1.1.5) | Performance Standard (PS)5: - Zero Critical Records Management deficiencies. - No more than one Records Management Significant deficiency per External inspection. - No more than two Records Management Minor deficiencies per External inspection. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)6 Freedom of Information Act Program (FOIA). (PWS 3.1.1.6) | Performance Standard (PS)6: - Contractor compliance with DoDD 500.7-R, DoD Freedom of Information Act Program, and any applicable Air Force supplements and requirements. - Contractor compliance with all applicable Privacy Act requirements IAW AFI 33- 332, Air Force Privacy Act and Civil Liberties Program. - Contractor compliance with all applicable records maintenance requirements IAW Air Force manual (AFMAN) 33-363, Management of Records; and disposed of IAW | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance | Performance Standard (PS)7: | Inspection of |

| Objective (PO) 7 3.1.1.8 Security Manager. (PWS 3.1.1.8) | - No reported 21 CS support impacts due to CMSFS Employee Security Processing issues. - Zero significant findings related to contractor’s Special Security Representative. - The contractor shall ensure all employees based on their position maintain proper security clearances (SECRET (S), TOP SECRET (TS), Sensitive Compartmented Information (SCI), NC2, Communications Security (COMSEC) Information Restricted Data (RD) Critical Nuclear Weapon Design Information (CNWDI) Formerly Restricted Data (FRD), Special Access Program (SAP), North Atlantic Treaty Organization (NATO) Secret, AtomicTS,CosmicTS, Controlled Unclassified Information (CUI), Nuclear Command and Control - Extremely Sensitive Information (NC2-ESI), etc.) in the performance of the contract. | progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)8 Work Order Management System Work Center. (3.1.3) | Performance Standard (PS)8: - WOMS Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - Contractor complete WOMS within 00-33A-1001 and 00-33D-3003 defined priorities and resolution objectives. - Contractor provides a Government adjudicated TS&C within 38 business days of being assigned a EWOMS request. - Contractor provides an Implementation Plan Schedule Briefing within 13 business days of being assigned a WOMS request. - Implemented EWOMS Technical Solutions meet defined objectives within the agreed time period and estimated labor hours and materials. - New or updated CSIR drawings delivered for all authorized CIPS/EWOMS projects. All CSIR drawings reviewed, updated as required, and delivered annually. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)9 Communications Focal Point (CFP) | Performance Standard (PS)9: g. All CFP issues or support requests from 21 CS customer and user support personnel are received | Inspection of progress documented in monthly |

| Work Center. (PWS 3.1.4) | and resolved in response to a single request to the CFP. - 100% of PMIs tracked in government approved AIS to include documentation of time completed. - CFP shall comply with T.O. 00-33A-1001 Chapter 3 control of production - CFP will maintain a copy of the Disaster Recovery Plan (DRP). - The contractor shall collect trouble tickets/job information, for all customer contact ticket numbers and maintain the status of all active scheduled, unscheduled and deferred trouble ticket/jobs in the approved AIS. The contractor shall reconcile deferred or unclosed trouble tickets/jobs with the applicable work center to validate accurate status weekly. - CFP shall have a well-documented Escalation Process that is understood and followed by all team members. | surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)10 CMSFS Network Operations Center (NOC) Work Center. (PWS 3.1.5) | Performance Standard (PS)10: - NOC Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - The contractor Protect and Defend IT Services from Threats - The contractor Maintain IT Security Compliance. - The contractor shall provide services and solutions that accomplish Network & System Management and Compliance Reporting activities for the N-NC Enterprise Networks (applicable to CMSFS boundary) and AFNET Networks within the internal networks. Such activities include, but not limited to, the following: - Basic and medium-level network and server administration tasks - Performance of basic system administrator tasks. The tasks performed by the NOC will be determined by system administrators and training modules will be developed by the NOC lead in conjunction with by SSG & ISG tech leads. - The NOC will perform and document | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

|  | initial troubleshooting of all network issues. - Escalation, tracking and management of network technical issues - Enforcement of network policies - Operation of network sensors - Monitoring and analysis of network behavior - Network performance analysis and tuning/optimization - Network Cybersecurity countermeasures - Network boundary management and controls - Network security access - Cyber vulnerability analysis and response - Execution on Information Condition (INFOCON) |  |
| --- | --- | --- |
| PS10a1: Work Center: NOC, Directives Acknowledge Rate [Metric: B/A] (NOC) - Superior Service Threshold: 95% - Service Warning: 90% | PS10a1: (100%, Green). On Time (B): 235 Received (A): 235 | PS10a1: Work Center: NOC, Directives Acknowledge Rate [Metric: B/A] (NOC) - Superior Service Threshold: 95% - Service Warning: 90% |
| PS10a2: Directives Compliance Rate [Metric: (C+D)/A] - Superior Service Threshold: 95% - Service Warning: 90% | PS10a2: (100%, Green) POA&M (C) : 1 Directives (D) 251 Received (A) 252 | PS10a2: Directives Compliance Rate [Metric: (C+D)/A] - Superior Service Threshold: 95% - Service Warning: 90% |
| PS10a3:.Directives POA&M Rate [Metric: (A-D)/E] - Superior Service Threshold: 1 - Service Warning: >1 | PS10a2: (1, Green) Received (A) 252 Directives (D) 251 Submitted (E) : 1 Reason: 1 POA&M submitted by 21 CS. | PS10a3:.Directiv es POA&M Rate [Metric: (A- D)/E] - Superior Service |

|  |  | Threshold: 1 - Service Warning: >1 |
| --- | --- | --- |
| Performance Objective (PO)11 Technical Control Facility (TCF) Work Center. (PWS 3.1.6) | Performance Standard (PS)11: - TCF Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - TCF Crypto reloads accomplished with zero discrepancies. - TCF Work Center resolves issues within defined Outage Response Time - TCF Work Center meets or exceeds Outage Reporting Times per DISAC 310-55-1 | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)12 Network Control Center (NCC) Help Desk Work Center. (PWS 3.1.7) | Performance Standard (PS)12: - NCC Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - NCC Work Center performs COTS, GOTS, and FOSS SW License Management. Reference: AFMAN 17-1203. - The contractor shall maintain the LRA workstation per the DoD PKI RA/LRA CPS. - The contractor shall be responsible for implementing necessary changes to remediate all STIG vulnerabilities effecting 21 CS maintained printers and MFPs. The contractor will only be held responsible for remediation actions that can be performed with local security controls. - The contractor shall perform annual, recurring, or new equipment (Tech Refresh) replacement of non-mission system Information Technology Equipment (ITE), to include computers, keyboards, mice, monitors, and printers. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| Performance Objective (PO)13 Information Assurance Network Security Work Center. (PWS 3.1.8) | Performance Standard (PS)13: - Information Assurance Network Security Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirementInformation Assurance. - Network Security Work Center responds to security incidents within 4 hours. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)14 Cable Installation and Maintenance Work Center. (PWS 3.1.9) | Performance Standard (PS)14: - Cable Installation and Maintenance Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - Annual Inspection of all confined spaces delivered on time. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)15 Communication Systems Technical Support Work Center. (PWS 3.1.10) | Performance Standard (PS)15: - Communication Systems Technical Support Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - Communication Systems Technical Support completes monthly system checks and reports. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)16 Video Work Center. (PWS 3.1.11) | Performance Standard (PS)16: - Video Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - Video Work Center Equipment in place and ready to operate no less than 15 minutes prior to scheduled event start time. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| Performance Objective (PO)17 Server Support (SSG) Work Center. (PWS 3.1.12) | Performance Standard (PS)17: - SSG Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)18 Infrastructure Support Group (ISG) Work Center. (PWS 3.1.13) | Performance Standard (PS)18: - ISG Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)19 Material Control Work Center. (PWS 3.1.14) | Performance Standard (PS)19: - Material available when needed for 21 CS maintenance activities. - Incoming mail delivered within 24 hours of receipt. - Excess equipment turned in within 14 calendar days of Government notification. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)20 21st CS Cybersecurity Sustainment Engineering. (PWS 3.1.15) | Performance Standard (PS)20: - The contractor establishes and maintains ATOs for the 21 CS Supported systems. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)21 3.1.16 Message Delivery Center Work Center. (PWS 3.1.16) | Performance Standard (PS)21: a. MDC Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. | Inspection of progress documented in monthly surveillance metric report. |

|  |  | Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)22 Global Command and Control System (GCCS) Work Center. (PWS 3.1.17) | Performance Standard (PS)22: - The contractor shall manage and coordinate cybersecurity ACAS scans of GCCS servers - The contractor shall provide System Administration (to the extent allowed by the communications infrastructure) for GCCS resources at NORAD/NORTHCOM Command Center Building 2/PSFB after duty hours (during weekends and holidays) and Palantir and NORTHSTAR. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)23 Defense Red Switch Network (DRSN) Work Center (PWS 3.1.18) | Performance Standard (PS)23: - DRSN Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)24 Family of Advanced Beyond Line-of-Sight Terminal (FAB-T) | Performance Standard (PS)24: - FAB-T Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. - Unauthorized outages must be reported on the | Inspection of progress documented in monthly surveillance metric report. |

| Work Center. (PWS 3.1.19) | SIPRNet network as soon as possible. - All outages will be reported to the 21st CS Leadership. | Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)25 Black Switch Work Center. (PWS 3.1.20) | Performance Standard (PS)25: - Black Switch Work Center responds to, maintains status of, and resolves requests and issues within defined timeline requirements. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)26 Configuration Management. (PWS 3.1.21) | Performance Standard (PS)26: - The technical baseline artifact integrity and completeness is maintained across covered systems operations, maintenance, and improvement activities. - No unapproved, undocumented or untested changes are made to the production environment / baseline. - Operational Maintenance and Modification Services are successfully completed with no unplanned impacts to cost, schedule, or technical performance resulting from Configuration Management related issues. - External DOs impacting covered systems are successfully completed with no unplanned impacts to cost, schedule, or technical performance resulting from Configuration Management related issues. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)27 Data Management. (PWS 3.1.22) | Performance Standard (PS)27: All data applicable to the user, O&M, and other stakeholders of the covered systems is available, reliable, and timely. The contractor delivers all CDRLs within the timeliness and quality requirements defined in PWS Section ?????. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and |

|  | [Measurement point = Average number of CDRLs delivered per schedule and approved (when required) per quarter.] | DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)28 Transition-In (CPIF) Base Year Only. (PWS 3.2) | Performance Standard (PS)28: a. NISSC III contractor accepts O&M responsibility from the incumbent NISSC contractor by day 120 of the transition in period. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)29 Transition-Out (CPIF) Final Year Only. (PWS 3.3) | Performance Standard (PS)29: - Incoming contractor(s) are prepared to accept OM&S responsibility from the NISSC III contractor IAW the SPO approved transition schedule. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)30 Mission Essential Contractor Services (CPIF). (PWS 3.4) | Performance Standard (PS)30: - The contractor performs mission essential requirements and tasks during crisis situations. - The contractor provides supply support and sparing for ninety (90) calendar days during crisis situations as defined in the Mission Essential Contractor Services. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)31 MANAGEMENT REQUIREMENTS 4.1 Bridge contract Management (FPIF). (PWS 4.1) | Performance Standard (PS)31: - Contractor inspection system compliant with all requirements of the bridge contract IAW FAR Part 46, Quality Assurance. - The contractor manages all aspects of the contract to include cost, schedule, performance, and contract management. - Customer Complaints are adjudicated at the lowest level, i.e. without CO involvement. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| Performance Objective (PO)32 Management Reviews. (PWS 4.1.2) | Performance Standard (PS)32: a. Participation/presentation of requested information by PM/Deputy PM. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)33 Training (PWS 4.1.3) | Performance Standard (PS)33: a. Government personnel are aware and trained on 21st CS mission, systems, and processes. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)34 Governance Forum. (PWS 4.1.4) | Performance Standard (PS)34: a. Participation/presentation of requested information by PM and Deputy PM at Governance Forum. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)35 Directorate/Division Program Review Support. (PWS 4.1.5) | Performance Standard (PS)35: a. Participation/presentation of requested information by PM/Deputy PM. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)36 Government Facilities, Performance. (PWS 4.1.6) | Performance Standard (PS)36: a. Contractor personnel access to Government facilities only if Government personnel are present unless deviation approved on a case-by-case basis by the COR. | Inspection of progress documented in monthly surveillance metric report. Inspection of |

|  |  | CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)37 Contractor Off-site Location(s) (PWS 4.1.7) | Performance Standard (PS)37: - Contractor has Facility Clearance as indicated in the DD Form 254 at commencement of contract. - Contractor has SIPRNet access IAW DD Form 254 no later than eighteen (18) months after contract award. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)38 Risk Management (PWS 4.2) | Performance Standard (PS)38: - The contractor demonstrates proficient and quality execution of the Contractor’s Risk Management Plan as determined by subjective observation of the number and size of changes in risk handling strategies, cost, and schedule impacts. - Assessment and preparation of a handling plan is completed within 30 days of risk identification. [Measurement point = six month rolling average time from risk identification to completion of the handling plan.] - The contractor defines and implements a burn down plan that successfully mitigates identified risks. - The Contractor’s Risk Management System is available to the Government. - The Contractor’s Risk Management System and Risk Management Status Report are accurate and current relative to RIO identification, approval, and mitigation events. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)39 Business Operations (PWS 4.3) | Performance Standard (PS)39: - The contractor demonstrates effective accountability, accuracy, disclosure, control, forecasting, and management of contract activities. - No tasks are performed that constitute, or are perceived to constitute, personal services or are inherently governmental functions - Contractor’s costs vary by no more than ±5% from | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

|  | the projected costs. d. No unmitigated Organizational Conflicts of Interest (OCI), IAW FAR Subpart 9.5 as supplemented. |  |
| --- | --- | --- |
| Performance Objective (PO)40 Temporary Duty (TDY) Travel (CR) (PWS 4.4) | Performance Standard (PS)40: - For all non-mission essential travel, COR or Alternate COR authorizes travel before commencement of travel. - Travel completed IAW Joint Travel Regulations | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)41 Personnel Management (PWS 4.5) | Performance Standard (PS)41: - No contractor performance of work of a policy/decision making or management nature, i.e., inherently Governmental functions IAW FAR 7.5. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)42 Management of Personnel. (PWS 4.5.2) | Performance Standard (PS)42: - The contractor manages all aspects of the contract to include cost, schedule, performance, and contract management. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)43 Workforce Certifications. (PWS 4.5.3) | Performance Standard (PS)43: - All contractor personnel performing any Cyberspace workforce positions, functions or tasks shall be certified to the highest appropriate level function(s) performed IAW DoDM 8140.03 as a condition of being allowed to perform the task, being assigned to the position or being granted privileged access to any information system. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| Performance Objective (PO)44 Training (PWS 4.5.4) | Performance Standard (PS)44: a. Contractor personnel completion of all required government in-house and web-based security training. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)45 Identification (PWS 4.5.5) | Performance Standard (PS)45: - Contractor personnel clearly identified as “Contractors” at all times including during/on all communications (telephone, mail, electronic mail (email) and faxes), meetings, attendance sheets, and documents. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (Po)46 Financial Improvement and Audit Remediation Requirements (PWS 5.0) | Performance Standard (PS)46: - The contractor accounts for GFP and manages GFP IAW FAR Part 45, FAR 52.245- 1, and DoD FIAR Guidance, dated April 2017. - The contractor receives a clean audit by IPA. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)47 Government Furnished Property Management. (PWS 5.2) | Performance Standard (PS)47: - The contractor maintained GFP is accounted for IAW FIAR Guidance, dated April 2017. - The GFP receives a clean IPA audit IAW FIAR Guidance. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)48 GFP Attachment Module and Receipt. (PWS 5.3) | Performance Standard (PS)48: - GFP Module roles established to fulfill GFP reporting requirements IAW DFARS 252.211-7007 and AFI 23-119. - The GFP Module contains receipt acknowledgement by contractor IAW DFARS | Inspection of progress documented in monthly surveillance metric report. Inspection of |

|  | 252.211-7007. - Equipment is properly tagged/marked IAW FAR 52.245-1. - All shipping discrepancies are recorded in DPAS IAW FIAR Guidance, dated April 2017. | CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)49 GFP Data Cleansing (PWS 5.4) | Performance Standard (PS)49: a. All data elements cleansed IAW HAF/A4LR C-ICP Implementation Guide, dated 10 September 2018, prior to initial data load into DPAS. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)50 GFP Accountable Property System of Record. (PWS 5.5) | Performance Standard (PS)50: a. GFP accountable to the contract IAW Federal Acquisition Regulation (FAR) 52.245- 1, Government Property, applicable supplements, and shall be in compliance with all applicable guidance and clauses listed in the contract. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)51 Key Supporting Documentation (KSD) (PWS 5.6) | Performance Standard (PS)51: a. The KSDs are available for Government inspection and in DPAS, or a MFR is developed and imported into DPAS. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)52 GFP Inventory (PWS 5.7) | Performance Standard (PS)52: Property control is maintained at 98% or better inventory accuracy for unclassified components and 100% accountability for classified components. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective | Performance Standard (PS)52: | Inspection of |

| (PO)52 Loss of Government Furnished Property (PWS 5.8) | - Lost Government property is reported IAW with DFARS 252.245-7002. - LTDD property reported in DCMA eTools “LTDD of Government Property.” | progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)53 Government Property Disposal (PWS 5.9) | Performance Standard (PS)53: - All GFP identified for disposal on an SF1428 and SF1429. - All GFP reutilization and disposal of GFP reported IAW DFARS 252.245-7004. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)54 Chief Financial Officer Reporting. (PWS 5.10) | Performance Standard (PS)54: - CFO report provided to Government IAW FIAR Guidance, dated April 2017. - End of month transactions properly recorded within that month and all items are recorded with proper condition codes. - Open failure transactions are resolved prior to fiscal year end. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)55 Contractor Acquired Property (CAP) (PWS 5.11) | Performance Standard (PS)55: - Recommended list of CAP equipment needed for the duration of the contract. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)56 Demilitarization (PWS 5.12) | Performance Standard (PS)56: a. The DEMIL DRMS Form 146 is imported into DPAS as KSD IAW FIAR Guidance, dated April 2017. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and |

|  |  | DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)57 GFP Inventory Audit (PWS 5.13) | Performance Standard (PS)57: - Contractor responds with Corrective Action Plan submitted to Government within 6- weeks of receipt IAW FIAR Guidance, dated April 2017 that corrects the NFR. - All processes and audit required documentation available to IPA upon request. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)58 FIAR Related Training (PWS 5.14) | Performance Standard (PS)58: - The contractor personnel are trained to accomplish requirements IAW FIAR Guidance, dated April 2017. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)59 DPAS Data Elements (PWS 5.15) | Performance Standard (PS)59: - CFO report provided to Government IAW FIAR Guidance, dated April 2017. - Reportable data elements entered into the contractor inventory management system and/or DPAS IAW FIAR Guidance, dated April 2017. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)60 Personnel Investigation: All Contractor personnel with access to U.S. Government unclassified e- mail/ network/ information systems, containing sensitive program information, shall | Performance Standard (PS)60: - Contractor compliance with all applicable security requirements. - The Contractor shall ensure all Contractor personnel with access to U.S. Government unclassified and classified e-mail/ network/ information systems, containing non-critical sensitive, Confidential, and Secret Information, shall have at a minimum a favorable Tier 3 or a NACLC Investigation using Standard Form-86 (SF-86), Questionnaire for National Security Positions. Investigation is a means to determine | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| have at a minimum a favorable Tier 1 Investigation using Standard Form-85 (SF-85), Questionnaire for Non-Sensitive Positions. Investigation is the means to establish that personnel working for the Government under contract are suitable for the job (PWS 6.1) | whether a subject performing work for, or on behalf of, the Government under a contract should be deemed eligible for logical or physical access when the nature of the work to be performed is sensitive and could bring about an adverse effect on the national security. c. The Contractor shall ensure all Contractor personnel with access to U.S. Government classified e-mail/ network/ information systems, containing Critical Sensitive, Special Sensitive, Top Secret, Sensitive Compartmented Information, and Nuclear Command and Control (NC2) Extremely Sensitive Information shall have at a minimum a favorable Tier 5 or SBPR or PPR Investigation using SF-86. Investigation is a means to determine whether a subject performing work for, or on behalf of, the Government under a contract should be deemed eligible for logical or physical access when the nature of the work to be performed is sensitive and could bring about an adverse effect on the national security. |  |
| --- | --- | --- |
| Performance Objective | Performance Standard (PS)61: a. Contractor compliance with all applicable security requirements. | Inspection of |
| (PO)61 In-processing (PWS 6.2) |  | progress documented in monthly |
|  |  | surveillance |
|  |  | metric report. |
|  |  | Inspection of |
|  |  | CDRL and |
|  |  | DAL items. |
|  |  | Observation |
| Performance Objective | Performance Standard (PS)62: a. Contractor compliance with all applicable security requirements. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| (PO)62 |  |  |
| Access |  |  |
| (PWS 6.3) |  |  |
| The contractor shall |  |  |
| permit the Contracting |  |  |
| Officer (CO) or |  |  |
| authorized |  |  |
| representative access |  |  |
| to all work areas, |  |  |
| records, and data used |  |  |
| in the performance of |  |  |
| the contracted |  |  |

| services. The contractor shall provide support, and not interfere with the CO, CORs, State, Federal and other designated personnel in the performance of official duties. Access shall be provided as soon as possible, but not exceed one workday after the request. |  |  |
| --- | --- | --- |
| Performance Objective (PO)63 Additional Investigation (PWS 6.4) Personnel working on the contract who do not require a security clearance shall have at a minimum, a favorably adjudicated Tier 1 Investigation to access a government furnished information system or environment. (Reference: AFMAN 16-1405-, and AFI 16- 1406 for access to sensitive unclassified information, access to government automated information systems (AIS) and/or sensitive equipment. | Performance Standard (PS)63: - Contractor personnel without a security clearance shall have, at minimum, a favorably adjudicated Tier 1 Investigation to access a government furnished information system or environment. - Contractor personnel access to sensitive unclassified information, access to government automated information systems (AIS) and/ or sensitive equipment meets requirements of AFMAN 16-1405-, and AFI 16-1406. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)64 Trustworthiness Determination (PWS 6.5) Trustworthiness determinations are required for access to unclassified | Performance Standard (PS)64: - Contractor personnel have favorably completed Tier 1 personnel security investigation for IT Level III access IAW FIPS Pub 201-2. - Common Access Cards (CAC) returned to Government at contract end IAW FAR 52.204-9, Personal Identity Verification of Contractor Personnel, AFFARS 5252.242- 9000, Contractor Access to Air Force Installations and AFFARS | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| government information technology (IT) systems and routine physical access to a federally controlled facility. A favorably completed Tier 1 personnel security investigation is required for IT Level III access. | 5352.242-9001, Common Access Cards for Contractor Personnel |  |
| --- | --- | --- |
| Performance Objective (PO)65 Security Manager Appointment (PWS 6.6) | Performance Standard (PS)65: - Contractor personnel trained IAW DODM 5200.01 volume 3_AFMAN 16-1404 volume 3. - Contractor personnel who work in Air Force controlled or restricted areas. Air Force restricted and controlled areas trained as explained in DAFI 31-101, Base Defense Operations. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)66 Visit Request (PWS 6.7) | Performance Standard (PS)66: - Per National Industrial Security Program and this contract, a visit request from the contractor submitted through DISS or successor system for each contractor performing work on the contract. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)67 Obtaining and Retrieving Personnel Identification. (PWS 6.8) | Performance Standard (PS)67: - Contractor compliance with the Personal Identity Verification of Contractor Personnel requirements as prescribed by the DAFI 31-101, Base Defense Operations; AFFAR 5352.242-9000, Contractor access to Air Force installations; AFFAR 5352.242-9001, Common Access Cards (CAC) for Contractor Personnel; and FAR 52.204-9 and any other applicable guidance. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)68 Controlled/Restricted Areas | Performance Standard (PS)68: - Contractor compliance with the Personal Identity Verification of Contractor Personnel requirements | Inspection of progress documented in monthly |

| (PWS 6.9) Contractor personnel requiring unescorted entry to secure rooms designated by the installation commander shall comply with base access requirements and these additional security instructions; DoD 5200.2-r, DoD Operations Security Program DAFI 31-101, Base Defense Operations, and DoDM 5200.02_AFMAN 16- 1405, Air Force, Operations Security Program management and any applicable local security policies and procedures. Contractor personnel shall be the subject of a favorably adjudicated Tier 3 investigation to qualify for unescorted entry to a secure room. Contractor personnel must contact their contracting officer representative and the appropriate secure room monitor for permission. Contractors must have a current final scope secret security clearance (or interim if applicable). | as prescribed by the DAFI 31-101, Base Defense Operations; AFFAR 5352.242-9000, Contractor access to Air Force installations; AFFAR 5352.242-9001, Common Access Cards (CAC) for Contractor Personnel; and FAR 52.204-9. b. Contractor compliance with Air Force installation entry requirements for personnel and vehicles DAFI 31-101, Base Defense Operations. | surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)69 Computer and Network Access (PWS 6.10) | Performance Standard (PS)69: - Contractor personnel designated in one of the preceding AIS positions completes the required security investigation to obtain the required security clearance. - Contractor personnel comply with the DoD 5200.2-R, Personnel Security Program and AFI 17-130, Cybersecurity Program Management, requirements | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| Performance Objective (PO)70 Operation Security (OPSEC) (PWS 6.11) Operations Security (OPSEC) requirements are required in an effort to reduce program vulnerability from successful adversary collection and exploitation of critical information. OPSEC will be applied throughout the lifecycle of the contract. Contractor personnel will participate in the units OPSEC program (i.e.: training education and practices). Critical Information list will be provided by the government. OPSEC surveys to measure the effectiveness of the OPSEC program will be conducted by the government. | Performance Standard (PS)70: a. Contractor personnel protect classified and/or controlled unclassified information (CUI) IAW DoDD 5205.02E, DoD Manual 5205.02-M, AFI 10-701 and/or other applicable Government security regulations and local OPSEC procedures. b. Contractor email communication with the Government is digitally signed and authenticated to provide message integrity and confidentiality. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)71 | Performance Standard (PS)71: | Inspection of progress |

| SIPRNet Access (PWS 6.12) For SIPRNet access, the contractor shall have a current final in- scope Secret security clearance and complete Derivative Classification and Marking Classified Information training. | a. Contractor personnel complete required Derivative Classification training as required. | documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)72 Unescorted Entry to Secure Rooms (PWS 6.13) | Performance Standard (PS)72: a. Contractor personnel authorized secure entry comply with base access requirements and security instructions IAW DoDM 5200.02, Procedures for the DoD Personnel Security Program (PSP); DAFI 31-101, Base Defense Operations, and AFM 16- 1405, Air Force Personnel Security Program, as applicable. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)73 Security Reporting (PWS 6.14) Contractor personnel shall report to an appropriate authority any information or circumstances that they are aware may pose a threat to the security of DoD personnel, contractor personnel, resources, and classified or unclassified defense information. | Performance Standard (PS)73: - Contractor personnel compliance with AFI 71-101, Volume-1, Criminal Investigations, and Volume-2 Protective Service Matters, requirements for reporting information or circumstances that they are aware may pose a threat to the security of DoD personnel, contractor personnel, resources, and classified or unclassified defense information. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)74 Physical Security (PWS 6.15) | Performance Standard (PS)74: - Contractor personnel compliance with base Operations Plans/instructions for FPCON procedures, Random Antiterrorism Measures and Operation Security (OPSEC), Emergency Management (EM) and local search/identification requirements. - Contractor personnel compliance with the safeguard all government property including | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

|  | controlled forms provided for contractor use. |  |
| --- | --- | --- |
| Performance Objective (PO)75 Wireless Electronic Devices (PWS 6.16) | Performance Standard (PS)75: a. Wireless device security violations reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)76 Operating Instructions (PWS 6.17) The contractor shall adhere to the all Air Force activity Operating Instructions (OI) and/or Standard Operating Procedures (SOP) for internal circulation control, protection of resources and to regulate entry into Air Force controlled areas during normal, simulated and actual emergency operations to include local written OIs/SOPs. | Performance Standard (PS)76: - On base OI/SOP infractions reported to Contracting Officer via contracts letter noting circumstances and contractor’s corrective action. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)77 Key Control (PWS 6.22) The contractor shall establish and implement procedures to ensure all keys issued to the Contractor by the Government are not lost or misplaced and are not used by personnel other than current authorized contractor employees. | Performance Standard (PS)77: - All keys issued to the Contractor by the Government are not lost or misplaced and are not used by personnel other than current authorized contractor employees. - Contractor records accounts for all issued keys from Government and available for inspection by Government. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| Performance Objective (PO)78 Lock Combinations (PWS 6.23) The contractor will adhere to the Space Force activity operating instructions ensuring lock combinations are not revealed to un- cleared /unauthorized persons and ensure the safeguard procedures are implemented | Performance Standard (PS)78: a. Access Lock Combinations safeguarded IAW local security procedures. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| --- | --- | --- |
| Performance Objective (PO)79 Security Combinations (PWS 6.24) Contractor employees will not record security containers, secure rooms, or vaults combinations without written approval by the government functional director. Contractors will not change combinations to security containers, secure rooms, or vaults without written approval by the security officer and the government functional director. | Performance Standard (PS)79: a. Security combinations safeguard IAW local security procedures. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
| Performance Objective (PO)80 Security Alarm Access Codes (PWS 6.25) Contractor employees will adhere to the Air Force activity operating instructions and will properly safeguard alarm access codes to prevent unauthorized disclosure. Contractor | Performance Standard (PS)80: a. Security alarm access codes safeguard IAW local security procedures. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |

| will not record alarm access codes without written approval by the government functional director. |  |  |
| --- | --- | --- |
| Performance Objective (PO)81 Contractor’s Safety Program (PWS 7.1.1) | Performance Standard (PS)81: - Contractor compliance with OSHA (Public Law 91-596), AFOSH standards, technical orders, regulations and referenced publications. - Contractor employees working at a government site consistently follow safety and health rules of the installation. - CO and Installation Safety Office receive telephonic notification within four (4) hours after all mishaps or incidents. | Inspection of progress documented in monthly surveillance metric report. Inspection of CDRL and DAL items. Observation |
|  | d. Complete Mishap/ information provided within 20 calendar days after the mishap to the CO. |  |
|  | e. The contractor shall comply with Occupational Safety and Health Administration (OSHA, Public Law 91-596) and Air Force Occupational Safety and Health (AFOSH) standards, technical orders, regulations and referenced publications both within and outside of the United States. (Note: AFOSH Standards are annotated because many of the Air Force Standards exceed the OSHA standard criteria.) If a conflict is noted, the most stringent requirement takes precedence. |  |
|  | f. The contractor shall brief employees on the safety requirements of the contract and on hazards associated with prescribed tasks. |  |
|  | g. Air Force Environmental, Safety, Occupational Health and Fire protection officials or responsible COR may periodically enter a Contractor’s workplace (if that workplace is on an USAF installation) to verify working conditions on USAF installations. |  |
|  | h. The contractor shall notify the CO and the Installation Safety Office telephonically within four (4) hours after any employee injuries, safety mishaps, or incidents with potential damage to DoD property (to include material and labor) as a result of the contract operation. |  |