# Performance Work Statement for

Front Range Base Operating Support Information Technology (BOS-IT) Services

10 October 2024

4 August 2023

  - Background	5

  - Scope	5

  - Overview of Principle Systems	5

  - Program Management	6

  - Government Management Team (GMT)	6

  - Coverage Hours	6

  - Mission-Essential Contractor Services	6

  - Exercise/Inspection Support	6

  - Contractor Manpower Reporting	6

  - Personnel Management	7

  - Contractor Reimbursable Travel	8

  - Special Purpose Vehicles and Equipment	8

  - Quality Management	8

  - Training	8

  - Program Management Support	10

  - Phase-In/Phase-Out	11

  - Network Infrastructure	13

  - Maintenance Management…	13

  - Security/Patch Configuration Administration…	15

  - Compliance Tracking and Reporting…	15

  - COMSEC Requirements…	15

  - Support Services/Maintenance Contracts…	15

  - Asset Management…	15

  - Sustainment and Equipment Technical Refresh…	16

  - Network Operations	17

  - Network and Server Equipment Management…	17

  - Notice to Airman (NOTAM) & Maintenance Tasking Order (MTO).	18

  - Sustainment of Equipment Technical Refresh…	18

  - System Outages…	18

  - Trouble Ticket Management	19

  - Client Systems Support – SSFB…	20

  - Scope of Work	20

  - General Duties…	20

  - Client System Support – PSFB…	23

  - Scope of Work…	23

  - General Duties	23

  - Information Technology Asset Management (ITAM) Office – SSFB and PSFB	26

  - Equipment Control Officer (ECO) Responsibilities	26

  - Property Custodian Assistance/Management	26

  - Maintain Property Custodians for the ITAM warehouse account…	27

  - General Responsibilities…	27

  - PSFB Cybersecurity Office…	29

  - TPCO Cybersecurity Office…	29

  - TEMPEST…	30

  - Risk Management Framework (RMF) Authorization Service…	30

  - Cyber Readiness (CR) Support…	30

  - Travel…	31

  - Communications Focal Point – SSFB…	32

  - Scope of Work	36

  - General Duties	36

  - Responsibilities for Classified Incidents	38

  - Local Registration Authority (LRA) – SSFB and PSFB…	40

  - Scope of Work…	40

  - Required Qualifications	40

  - General Duties…	40

  - Records…	41

  - Reporting…	41

  - Communications Focal Point – PSFB…	42

  - Scope of Work…	42

  - General Duties	42

  - Cable Maintenance – PSFB…	50

  - Scope of Work…	50

  - General Requirements…	50

  - Operate and Maintain (O&M) Requirements…	51

  - Work Order Procedures…	57

  - Enterprise Information Management (EIM)…	59

  - Scope of Work	59

  - Task Master Tool	60

  - AF Portal Responsibilities	61

  - SAIO SharePoint Development and Support	61

  - SpOC Service Desk Support	64

  - SBD 1 EIS Tier Level Definitions…	64

  - Other Support Requirements	65

  - Security Support	65

  - Reporting of Lost Badges	65

  - Retrieving Identification Media	65

  - For Controlled Unclassified Information (CUI) Data Handling	65

  - Non-Disclosure Agreements (NDAs)	65

  - Industrial Security	65

  - Safes	65

  - Information Security Program	65

  - Personnel Clearance Requirements	66

  - Operations Security	66

  - Physical Security	66

  - Resource Protection	66

  - General Safety	67

14.14. Electro-Magnetic Frequency (EMF) Radiation	67

  - Facility Infrastructure Support	67

  - General Housekeeping	68

  - Government-Furnished Equipment (GFE), Property (GFP) and Information (GFI)	69

  - GFE and GFP	69

  - GFI	69

  - Service Summary…	70

  - Performance Objectives/Thresholds	70

Appendix A Deliverables	72

Appendix B Acronyms…	73

Appendix C Schriever Service Request Priority Matrix	76

Appendix D Historical Estimated Workload Data…	77

Appendix E Publications…	82

Appendix F Peterson Manhole and Antenna Assets	87

# Chapter 1 Background and Contract Scope

# Background

The mission of the Space Based Delta 1 (SBD 1) of the U.S. Space Force (USSF) Space Operations Command (SpOC) is to develop space and cyberspace warfighting superiority through integrated and innovative operations. The USSF currently operates and supports satellite operation centers at Peterson Space Force Base (PSFB), Schriever Space Force Base (SSFB), Colorado, remote tracking stations and other command and control facilities around the world. USSF personnel monitor satellites during launch, put satellites in their proper orbits following launch, and operate the satellites while they are in orbit, ensuring effective and efficient satellite operations and proper disposal of the satellites at the end of life.

The USSF currently operates and supports satellite programs including the Global Positioning System (GPS), Defense Satellite Communication Systems (DSCS), Wideband Global SATCOM (WGS), Military Strategic and Tactical Relay (MILSTAR), Defense Meteorological Satellite Program, Space Based Space Surveillance (SBSS), Operationally Responsive Space, Advanced Extremely High Frequency (AEHF), Mission Impact Reporting (MIR), Space Digital Integrated Network (SDIN) and Global Command and Control System (GCCS) and the worldwide Satellite Control Network (SCN) supporting over 185 satellites.

# Scope

The scope of this contract encompasses all services required to support the operation, maintenance, and logistics of the PSFB and SSFB Installation Base Operating Support Information Technology (BOS-IT) systems. This effort includes the ability to provide support to various PSFB and SSFB Installation information and communications systems and associated tenant organizations. During the performance of this contract, the contractor shall provide non-personal services in support of operations, maintenance, logistics management, testing and all other requirements within the BOS-IT Performance Work Statement (PWS). Support includes potential future requirements, emerging technologies, system growth, and new/upgraded equipment as needed.

# Overview of Principle Systems

    - Network Infrastructure: The Schriever SFB NIPRNET and SIPRNET is comprised of approximately 300 switches, 15 routers, 6 servers and approximately 150 cryptographic devices network devices providing network services to Schriever SFB (Chapter 3).

    - Network Operations (NetOps): The Schriever NetOps manages approximately 55 servers physically located on Schriever SFB supporting multiple mission users across the installation (Chapter 4).

    - Client Systems Team (CST): The CSTs provide NIPR and SIPR client-level support to approximately 6,500 customers within Schriever and 13,000 customers on Peterson (Chapter 5 and 6).

    - Base Equipment Control Office (BECO): BECO oversees and directs 114 Information Technology Equipment Custodian (ITEC) accounts on Schriever and 371 accounts on Peterson (Chapters 7).

    - PSFB Cybersecurity Office: Provide cybersecurity support to PSFB and associated Geographically Separated Units (GSUs) (currently required at Cheyenne Mountain SFS, CO, Pituffik SFB, Greenland, Kaena Point HI, Maui HI, Dahlgren VA, Clear AK, Cape Cod MA, and Cavalier ND. (Chapter 8)

    - Communications Focal Point: Provide communication focal point duties supporting SSFB and PSFB (Chapters 9 and 11).

    - Local Registration Authority (LRA): Provide LRA services supporting SSFB, PSFB and associated GSUs (currently Cheyenne Mountain SFS, CO, Thule  Pituffik SFB Greenland and Dahlgren NSF, VA (Chapters 10).

# Reserved.

    - Cable Maintenance: Provide operation and maintenance of cable at Peterson SFB (Chapter 12).

    - Enterprise Information Management: Provide enterprise information management, including SharePoint support, to Space based Delta 1 and associated tenants. (Chapter 13).

# Chapter 2 Program Management

# Program Management

Provide all personnel necessary to perform BOS-IT-IT PWS requirements. The contractor’s furnished materials and equipment shall include vehicles, vehicle fuel, tools, custodial supplies, office administrative supplies and equipment, and any other supplies and materials not furnished by the Government, which the contractor believes necessary to perform these requirements.

# Government Management Team (GMT)

Notify the GMT of any problems affecting the contractor’s performance impacting mission accomplishment or any issues the contractor considers not within the scope of this contract. The GMT consists of the Contracting Officer (CO), the Government Program Manager (GPM), Government Quality Assurance Manager (QAM), the Contracting Specialist (CS) and the Contracting Officer’s Representative (COR).

    - Provide a Program Management Plan, (Reference Appendix A).

# Coverage Hours

Contractor coverage must mirror the respective Government work center hours (0700-1600, Monday- Friday), to include Federal holidays, unless otherwise identified within the PWS. Additional support may be required to support Guard/Reserve weekends once a month.

# Mission-Essential Contractor Services

Ensure continued support of all locations identified in this PWS during crises, as required by DoDI 1100.22, policy and procedures for determining workforce mix, and unless otherwise directed by the CO. Provide Mission-Essential Contractor Services lan IAW Defense Federal Acquisition Regulation Supplement (DFARS) 252.237-7023, Continuation of Essential Contractor Services, for providing assurance of continuation of mission essential services during crises conditions (reference Appendix A). All services listed within this contract are to be considered Mission Essential.

# Exercise/Inspection Support

    - Fully participate in all SBD 1 exercises/inspections as required by the scenarios in progress. This support will be required on a non-mission interference basis during normal contractor duty hours.

    - Not be required to increase labor hours during exercise participation.

    - The contractor may experience delays entering and/or exiting the base due to exercises, increased security, base closure or late reporting due to weather conditions. Anticipate exercises on a quarterly basis. In all cases, ensure mission essential work center coverage while exercising operational risk management with contractor employees.

# Contractor Manpower Reporting

    - Report ALL contractor labor hours at all sites (including subcontractor labor hours) required for performance of services provided under this contract. Reporting shall be accomplished for the Contracting Squadron, DoD activity address code (DoDAAC) numbers FA2550 and FA2517, via a secure data collection site. The contractor is required to fill in all required data fields at http://www.SAM.gov.

    - Reporting inputs will be for the labor executed during the period of performance (PoP) for each

Government fiscal year (FY), which runs 1 October through 30 September. While inputs may be reported any time during the FY, all data shall be reported no later than 31 October of each calendar year.

# Personnel Management

    - Staffing. Personnel management shall include:

- Staffing with qualified workforce. A bachelor degree is not required for an employee to be qualified.

- Full staffing to ensure coverage by qualified employees who have the required security clearance at the beginning of the period(s) of performance and throughout the life of the contract. Also, all employees who will require a privileged network account (aka admin account) will need to have the proper DoD 8140 certification at the beginning of the period(s) of performance and throughout the life of the contract.

- Recruiting and retaining qualified individuals and only requesting waiver/substitutions to required qualifications in exceptional situations.

- At the direction of the government, realignment of contractor priorities to accommodate for workload surges and for technical orders (TOs) with short Deadlines for compliance.

# Contractor Program Manager

      - Identify in writing, to the CO and GPM, any individual designated to act as the Contractor Program Manager (CPM) at the beginning of contract or when any changes are made.

      - The CPM or designee shall have full authority to act for the contractor on all matters relating to daily operations of the BOS-IT contract.

      - Advise the GPM within one business day of any problems that affect the contractor’s performance.

      - The CPM or designee shall be available during normal business hours for discussions via teleconference.

      - The contractor shall provide written documentation to the COR within three (3) business days of the employee advising the contractor of his/her intent to leave. In the case of a no-notice departure, the contractor shall immediately inform the COR. This written notification shall include the date and time the position will be vacant, anticipated replacement date, and management corrective action, if needed, to ensure task mission remains on schedule.

# Contracting Manager

      - Identify in writing, to the CO and GPM, any individual designated to act as the Contracting Manager at the beginning of contract or when any changes are made.

      - The Contracting Manager or designee shall have the authority to act on behalf of the company in all matters relating to contract performance and to review and sign all contract actions.

# Contractor Employees

      - All contractor employees who interface with the Government, either electronically or in person shall be able to read, write, speak, and understand English.

      - Select personnel who are fully qualified and have the necessary security clearances to provide the Government the services required by the BOS-IT PWS.

      - Identify/introduce themselves as contractor personnel and display distinguishing badges or other visible identification for meetings with Government personnel or within the Restricted area, appropriately identify themselves as contractor employees in telephone conversations and in formal and informal written correspondence.

    - The Installation Commander may direct the contractor, in writing, to remove any employee from the installation when retention of such employee endangers life, property, security, or where such an employee violates reasonable and necessary base regulations or displays improper behavior.

    - When a mishap occurs or an employee displays improper behavior, the Government reserves the right to immediately remove an individual from the installation.

  - Contractor Reimbursable Travel The contractor may be required to travel for this contract outside the Colorado Springs area.

# Special Purpose Vehicles and Equipment (Reserved for future Use)

# Quality Management

Have an independent quality program, encompassing all aspects of the contract; ensuring service delivery meets performance requirements in the PWS. Implement the quality program through a Quality Control Plan (QCP) (CDRL A103). Services provided by the contractor shall comply with the latest Federal, DoD, USSF, SpOC, SBD 1, and SSFB laws, regulations, orders, instructions, manuals, supplements, directives, guides, policies, procedures, and processes as referenced in Appendix A.

# Quality Control Plan (QCP)

Contractor shall develop a highly effective QCP for all services provided under this PWS. The Contracting Officer will notify the Contractor of acceptance or required modifications to the plan before the contract start date. The Contractor shall make appropriate modifications and obtain acceptance of the plan by the Contracting Officer. The QCP shall remain in effect during the term of the contract (including any option periods if exercised). The Contractor shall: maintain the QCP; retain a copy on site; and ensure availability at all times to all members of their on-site staff, as well as the COR and CA. The Contractor’s QCP shall reflect depot-level Contractor logistic support, centralized maintenance and remote monitoring from the Integrated Network Operations and Security Center (I-NOSC) and refrain from relying on Government CORs to ensure their own quality control. The Contractor shall notify the parties specified in this paragraph of any changes to the QCP at least 10 workdays prior to implementation of those changes. The contractor shall develop, implement, and maintain a comprehensive QC Program that assures compliance with all requirements of this PWS. Safety violation(s) and deviation(s) from established technical data will constitute an unsatisfactory condition(s) and will be documented as such. If the Contractor exceeds the error rate as listed on the Service Summary, they may be subject to a lower performance evaluation rating. The QCP shall also include procedures for training, qualification and any required certification of employees prior to performance of assigned duties under this contract. Procedures shall include assignment of management responsibility for employee task qualification to specific positions/individuals within the Contractor’s organization, as well as the quality control process that will be utilized to ensure compliance and a description of the records to be kept to document inspections and corrective or preventive actions taken. The records of inspections shall be kept and made available to the Government throughout the contract performance period and for the period after contract completion until final settlement of any claims under this contract.

# Training

    - Contractor Specialized Training

      - Conduct a qualification or certification training program for BOS-IT contractor personnel. Create, update and conduct a position certification/qualification training program to ensure contractor personnel are certified/qualified to perform operations and maintenance requirements identified as requiring certification/qualification.

      - Ensure personnel are properly trained and have appropriate DoD approved cybersecurity baseline certification(s) before performing any network operations tasks. Provide the GMT copies of the appropriate certification(s) prior to being given privileged access to the network and/or assuming cybersecurity responsibilities and ensure they remain in good standing. All contractor personnel shall complete and sign a

formal statement of assigned cybersecurity responsibilities. Immediately remove personnel not in good standing from cybersecurity tasks. Maintain the currency of employees by providing initial and refresher training as required to meet the PWS requirements.

        - Be certified IAW Methods and Procedures Technical Order (MPTO) 00-33A-1001, DoDD 8140.01, AFMAN 17-1303 paragraphs 2.14.9 – 2.14.13 and DoD Approved 8140 Baseline Certifications.

        - Contractor personnel administratively working on any network shall be certified at the Information Assurance Technical (IAT) Level II.

        - The certification/qualification program is to be contractor self-contained, requiring no technical or materiel support from the Government and is subject to Government review.

      - The contractor is responsible for training on any new technology recommended to the government for implementation.

# Ancillary Training

      - Participate in ancillary training IAW applicable documentation (instructions, standards, etc.).

      - At a minimum, the following Government provided courses via the MY TRAINING application, Computer Based Training (CBT), or classroom attendance shall be completed within thirty (30) days after contract award (Table 2-1 – Ancillary Training). Other training may be required at the request of the COR. The training records shall contain, at a minimum, the completed/signed formal statement of assigned cybersecurity responsibilities and copies of the appropriate certifications.

# Table 2-1 – Ancillary Training

| Ancillary Training Course | Frequency | Method |
| --- | --- | --- |
| Office of Special Investigation /Counter Intel Brief | Annual | Brief |
| Cyber Awareness Challenge | Annual | MY TRAINING |
| Force Protection | Annual | MY TRAINING |
| Restricted Area Escort Training (Schriever only) | Annual | CBT |
| Operations Security (OPSEC) | Annual | CBT |
| Antiterrorism | Annual | CBT |
| Records Management | Annual | CBT |
| Controlled Unclassified Information (CUI) | Annual | CBT |

    - Training Records

      - The contractor shall maintain training records on all their personnel and make these records available for Government review within four (4) hours of request. The contractor shall be properly trained and certified before performing any network operations tasks.

      - The contractor shall submit any requests with estimated costs for Government sponsored training, conferences, seminars and workshops that are in areas related to technology used in Infrastructure to the COR for recommendation and the CO for approval.

      - The contractor shall keep current on commercial applications and provide training to their employees to maintain a well-trained workforce.

# Training and Education Costs

The Government will provide training and materials as new or modified systems come online. Specialized Government provided training (e.g., not commercially available) may be required as directed and equitable adjustment will be negotiated as required.

# Program Management Support

    - Self Inspection/ Management Program

Utilize the current Government self-inspection/management program, i.e., Management Internal Control Toolset (MICT) or its follow-on system. The contractor shall establish MICT accounts and maintain up-to- date compliance checklists for use during assessments. Applicable check lists/sheets shall be utilized, and pertinent data shall be entered into the MICT system. Training will be provided by the Government, as needed.

# Meeting Support

Support the Government during reviews and meetings, to include providing impact assessments for operations, maintenance, and logistics to SBD 1 personnel. Meetings include, but are not limited to, teleconferences, Mission Protection Board, Modification Control Boards (MCB), Configuration Control Boards (CCB), Technical Interchange Meeting (TIM), Operations Review Boards (ORB), Cybersecurity, Cyber Readiness (CR) and Operations Review Panels (ORP) as defined in unit operating instructions (OIs) and/or policies.

Participate in and/or, support conferences, technical and operational meetings, working groups and reviews with coordination with the COR. Some meetings are scheduled weekly or monthly, others are ad hoc meetings to discuss immediate emergencies, which may be other than PSFB or SSFB within the Colorado Springs area. Provide the appropriate personnel as required by the agenda to clarify technical details, determine solutions or recommendations, or for other technical expertise. Examples of these meetings are CCB, TIM and/or MCB meetings to review, discuss and receive approval for new requirements.

# Program Management Review (PMR)

Provide PMR’s to the Government. The PMR will be held in the Colorado Springs, CO area (location will be determined by the GMT). For all PMRs, the contractor shall provide the briefing content to the CO and GPM at least three duty days prior to the PMR. The contractor shall present the first PMR within 30 days of contract start. PMR’s shall be presented monthly for the first 3 months and quarterly thereafter. (See Appendix A)

# Multi-functional Team (MFT)

A bi-weekly MFT meeting will be held to review current contract and operational events. Inputs shall be provided to the GPM for the MFT. Contractor attendance at these meetings is required (location to be determined by the GMT).

# Monthly Activity Report (MAR)

The contractor will provide a monthly activity report capturing all workcenter activities (See Appendix A).

# Administrative Support

      - Documentation

        - Responsible for creating, maintaining, and delivering Government-required documents, records, and reports used for accomplishment of BOS-IT requirements. Deliverables will be provided to the Contracting Officer in a contractor developed, government approved format.

        - Provide the original record or a reproducible copy of record within five working days of receipt of request from the CO or GPM.

        - All documentation, products, and data developed in support of the BOS-IT contract are the property of the US Government.

# Publications Support

      - Contract/Work Center Operating Instructions (OIs)/Standard Operating Procedures (SOPs)

The contractor shall develop their own OIs/ SOPs (See Appendix A). The OIs/SOPs shall be implemented, maintained, and complied with. All OIs/SOPs required for compliance will be accepted by and accessible to the GMT. Contract OIs will address contract wide direction/policy. Work center OIs/SOPs will address work center specific direction/policy/ procedures. All OIs/SOPs, once accepted by the GMT, will become directive in nature. Annually review all OIs/SOPs to ensure they are accurate and update when necessary.

All OIs/SOPs become the property of the Government, will be maintained by the contractor and will be incorporated into the BOS-IT Master Document List (MDL)/Bidders’ Library (BL).

# New Directive Publications

Review new/updated publications (draft and final) to assess technical content and impact to the BOS-IT contract. Notify the CO within 30 days of receipt if there are potential risks or costs to the BOS-IT contract.

# Records Management / Privacy Act Programs

2.11.5.1. Contractor shall comply with all applicable records management laws and regulations, as well as National Archives and Records Administration (NARA) records policies, https://www.archives.gov/records- mgmt/policy/records-mgmt-language including but not limited to the Federal Records Act (44 U.S.C. chs. 21, 29, 31, 33), NARA regulations at 36 CFR Chapter XII Subchapter B, and the AFI 33-322, Records Management and Information Governance Program, those policies associated with the safeguarding of records covered by the Privacy Act of 1974 (5 U.S.C. 552a). These policies include the preservation and unauthorized disposing of all records, regardless of form or characteristics, mode of transmission, or state of completion.

      - All contractor employees assigned to this contract who create, work with, or otherwise handle records are required to take Agency-provided records management training. The contractor is responsible for confirming training has been completed according to agency policies, including initial training and any annual or refresher training and provide their completion of training to the COR and/or Unit RM POCs.

      - Contractor functions should identify personnel to be trained. When no records professional is assigned or identified, the contractor quality assurance evaluator is responsible for all lifecycle record management and all duties assigned to the records professional as IAW AFI33-322, paragraph 1.3.6.

      - Contractors shall comply with the Privacy Act of 1974, Title 5, U.S.C. Section 552a, and the agency rules and regulations issued under the Act. , Privacy Act Notification, and 52.224-2, Privacy Act and AFI33-332, Air Force Privacy Act and Civil Liberties Program. These policies, includes operation of any system of records on individuals to accomplish agency functions, performing activities associated with maintaining system of records to include personally identifiable information (PII) collection, maintenance, use, dissemination of records of. Comply with the requirements in protecting PII as IAW the OMB Memo 17-12, Preparing for and Responding to a Breach of Personally Identifiable Information. The contractor shall ensure that initial privacy training and annual privacy training, thereafter, is completed and provide their completion of training to the COR. No contractors shall be allowed to access the system of records, unless the employee has completed the privacy training.

# Phase-In/Phase-Out

    - Phase-In Plan

The successful contractor shall deliver a phase-in plan (See Appendix A) within 15 days of contract award. The GMT will meet with the contractor to review implementation of the phase-in plan.

# Phase-Out Plan

Develop and implement a transition plan for phase-out (See Appendix A). Establish procedures with the successors to ensure a smooth transition of all requirements. Maintain overall contract responsibility until the completion of the contract PoP. Ensure all responsibilities are transferred ensuring no degradation in service.

# Maintenance and Equipment Accountability

    - Property Custodian (PC)

Appoint a work center primary and alternate property custodian and maintain IT assets and Defense Property Accountability System (DPAS) accounts for all Government-owned hardware and software under the Network Infrastructure, Network Operations, Client System Technicians, and the Base Equipment Control Office AOR IAW AFMAN 17-1203 Para 2.3.8.

# Custodian Authorization Custody Receipt Listing

Establish procedures to receive, store, track and distribute all assets purchased by the Government. Advise equipment accountability element of assets that require R-14, Custodian Authorization Custody Receipt Listing (CA/CRL), or R-15, Organizational Visibility List accountability. The contractor shall support and manage the DoD directed item unique identification (IUID) program for all existing and new items. The contractor shall support equipment accountability inspections as required by the respective program.

# PREVENTIVE MAINTENANCE INSPECTIONS (PMIs).

The contractor shall perform PMIs according to applicable technical manuals and use IMDS or Government approved non-proprietary commercial practices to schedule and track all maintenance actions in both the Network Operations and Network Infrastructure work centers. The contractor shall coordinate with the Government and will ensure PMI intervals are established if no intervals are specified in the technical manuals.

Chapter 3

Network Infrastructure – Schriever SFB

# Network Infrastructure

Perform on-site operations and maintenance activities as defined in para 2.2, with on-call/after hour support 24 hours a day, 7 days a week including holidays. Plan, schedule, direct, organize, coordinate, and execute all actions necessary to conduct continuous operations and sustainment of the Schriever Space Force Base NIPRNet and SIPRNet networks. A minimum of three personnel with require Top Secret clearances.

# Maintenance Management

    - Assign and track communication system outages and repair actions, and coordinate with external maintenance agencies (i.e., third-party vendors, host base, program management offices, etc.) to isolate faults, restore service and make repairs and document within Remedy.

    - Maintain maintenance management continuity documentation (maintenance processes, contact phone numbers, circuit outage procedures, etc.). Update and maintain architectural network infrastructure diagrams within MS Visio and store within the Electronic Records Management (ERM) drive as each change occurs.

    - Oversee daily scheduled and unscheduled maintenance. The contractor shall track all customer submitted trouble tickets in AFNetOps Remedy The contractor shall track all customer submitted new installs using Cyberspace Infrastructure Planning System (CIPS). The contractor shall respond to all customer submitted trouble tickets within the timeframe specified in appendix C. The contractor shall open trouble tickets for all required maintenance actions that they discover, or that are identified to them by the Communications Squadron (or equivalent) chain of command.

    - Prepare and modifying job schedules depending on mission priorities.

    - Track equipment and circuit outages through restore andreactivation of services.

    - Identify system process improvements to the COR for review prior to implementation.

    - Notify and provide written corrective recommendations to the COR/GPM of any equipment or service that is failing or degrading the network performance and may require corrective action within five business days of discovery.

    - Perform Infrastructure enterprise-wide network administrative activities. These activities may include remote administration/access, 802.1x, network monitoring/traffic analysis, Internet Protocol (IP) management, system setup, Dynamic Host Configuration Protocol (DHCP) Scope management, Information Technology (IT) device configuration and installation, troubleshooting, monitoring, security, infrastructure installation, network protocols, and network encryption systems.

    - Perform configuration changes, including configuration, installation and management of IT devices, as required. Comply with 21 CS established change/configuration

procedures.

    - Developing Maintenance Operating Instructions (MOI), as applicable.

    - Upon discovery of any security system problems/incidents on Schriever SFB NIPRNet and SIPRNet, report them to the Mission Defense Teams (719-567-5509) and notify the COR within four (4) hours (next duty day if after hours).

# System Outages

The contractor shall notify the COR and/or the Communications Squadron Operations Flight Commander (or equivalent, or their designee) verbally and in writing as soon as system outages are discovered. (Note: Exceptions to time limits may be allowed with written approval from the Communications Squadron Commander. In such cases, the contactor shall make this work high priority until remedied. The contractor shall provide updates to the Communications Squadron Operations Flight Commander (or equivalent, or their designee) and the Communications Focal Point in writing hourly until the outage is remedied. For outages beyond the scope of responsibility for the contractor (i.e., higher level outages), the contractor shall coordinate with the appropriate higher-level organization to provide a solution to the outage or issue. Once the outage has been resolved, the contractor shall document the issue, document the fix action, and provide an update to the local Operations Flight Commander (or equivalent, or their designee) and the Communications Focal Point.

# System Notices

The contractor shall implement advisories such as Notices to Airmen (NOTAM), Time Compliance Network Orders (TCNO), Field Engineering Notices (FEN), System Advisory Notices, Heads Up Messages (HUM), Air Force Computer Emergency Response Team (AFCERT), Time Compliance Technical Order (TCTO), service packs and security patches as directed by the Government. The contractor shall perform bi- monthly reboot of backup/file servers to ensure TCNO compliance. The contractor shall respond to system notices in accordance with notice instructions. The contractor shall implement countermeasures identified by the advisory within the timeframe specified by the advisory or by the Government. If the countermeasures cannot be implemented by the date noted within the TCTO, TCNO or MTO, the contractor shall document the inability and receive approval from the Designated Approving Authority and the Government either to take an alternative corrective action or to continue operations without the countermeasures.

# Voice over Internet Protocol (VoIP)

The contractor shall support VoIP initiatives: Manage, monitor, sustain, and employ VoIP processing systems and infrastructure. Provide technical guidance and comprehensive solutions for VoIP requirements. Implement VoIP solutions and manage resources to ensure services are available to meet the mission requirements. For new VoIP phones, the contractor shall test the cabling and map the port for E-911 location services before connecting it to the network. Once connected, the contractor provisions the phone in the call manager. NOTE: VoIP infrastructure hardware, i.e., gateways & call managers, E-911, T-Metrics, Computerized Accident/Incident Reporting System (CAIRS) and any associated equipment, ADIT600 Transport, shall be maintained by the contractor. VoIP instruments shall be maintained by the contractor technicians to include troubleshooting, and repair.

    - Participate in the planning, testing and execution of software, equipment, network management devices, application and database integration prior to deployment on the operational networks. This includes firmware and/or software updates to routers, switches, and Cryptographic devices as required due to End-of-Life equipment or Defense Information System Agency (DISA), Security Technical Implementation Guide (STIG)s/NOTAM’s.

    - Poll all nodes daily to confirm system status and analyze any trends that indicate degradation of equipment or data links to meet performance thresholds.

    - Document in MS Visio, all changes to the network systems configurations within ten (10) days after they occur to ensure network architecture documentation/drawings are up to date. The drawings shall be made available upon COR request.

  - Security/Patch Configuration Administration Ensure all patches are accomplished IAW MPTO 00-33A-1001 para 3.3.4. Create, update and maintain login/logout scripts to check for patch compliancy daily.

  - Compliance Tracking and Reporting Comply with all applicable NOTAMs, Time Compliance Network Orders, Network Task Orders released by the Government within the specified timeframe. Compliance status and reporting shall be accomplished IAW MPTO 00- 33A-1109 para 3.2.10.

# COMSEC Requirements

    - The contractor shall appoint a primary and alternate COMSEC Responsible Officer (CRO) and comply with DoD, Air Force/Space Force, and local COMSEC requirements and training including AFMAN 17-1302 para 2.15 and para 5.4.

    - The contractor shall operate encryption devices and perform firmware updates on encryption devices to be compliant with the National Security Agency and STIG requirements which can be found Information Assurance Technical Assistance Center (ITAC) website: https://itac.lackland.af.mil/itac/CAC_login.asp?target=/itac/default.asp?.

    - The contractor shall coordinate periodic and as needed COMSEC loads, order necessary COMSEC and complete COMSEC records including inventories, destruction reports, and local coordination sheets.

    - Manage and monitor all encryption devices on the network from a central view.

# Support Services/Maintenance Contracts

    - Review and track Infrastructure Hardware (HW)/Software (SW) warranty maintenance coverage in the MAR and notify the COR on the status of the warranties. (See Appendix A)

    - Assess HW & SW of the Infrastructure systems and deliver a plan for technical refresh on an annual basis (See Appendix A). The plan shall include End of Life/End of Service (EOL/EOS) dates and recommended equipment replacements that integrates with existing equipment.

# Asset Management

    - Perform Government asset management activities (i.e., IT Control Officer, Government provided spares, etc.) in the management of HW/SW lifecycles, including all activities related to asset management. See para 1.2.1 for approximate number of network devices.

    - Track and maintain software license documentation IAW AFMAN 17-1203 para 1.2.3.5 and inform the COR when license require renewal. Report software status in the MAR those licenses within four (4) months of expiration. (See Appendix A)

    - Oversee a spare inventory at sufficient levels to maintain system operations. Notify the COR of low spare supplies within ten (10) business days of identification for Government to coordinate purchases.

    - Any software, equipment, parts, and materials purchased by the Government shall be added to the appropriate inventories.

    - Maintain and manage Government Furnished Equipment (GFE) and critical/non-critical spare equipment. Utilize building. 300 room 101 located on SSFB as a secure environmentally controlled storage facility.

    - Maintain all local hand receipts for equipment issued to other sections and units. Ensure that all local

obsolete equipment is properly sanitized and prepared for disposal through proper USAF channels. Notify the Government Management Team (GMT) within one week of discovery of any missing equipment. The contractor shall have 24/7 access to the spare equipment.

# Sustainment and Equipment Technical Refresh

    - Perform lifecycle management, sustainment and coordinate technical refresh installations and equipment replacements of SIPRNet, and NIPRNet. The equipment includes, but is not limited to, network routers, switches, and other network equipment. Perform site surveys, configuration of equipment, accreditation, and installation of equipment, testing of equipment, and cutovers & integration of the equipment into the operational networks. Additionally, process warranty repair requests as applicable.

    - Recommend to the COR, the priority of equipment replacement also considering EOL/EOS of equipment, equipment failure rates and best use of available funds. Table 3-1 - Current & Replacement Equipment Components show the old & replacement equipment components.

Table 3-1 - Current & Replacement Equipment Components

| Current Equipment | Replacement Equipment |
| --- | --- |
| Cisco Catalyst 2960X Switch | Cisco C9300 Switch |
| Cisco Catalyst 3850 Switch | Cisco C9300 Switch |
| Cisco Catalyst 4507R+E Switch | Cisco C9407 Switch |
| Cisco Catalyst 4510R+E Switch | Cisco C9410 Switch |
| Cisco WS-C6506-E Switch | Cisco C9407 Switch |
| Cisco 3925 Router | Cisco ISR 4431 Router |
| Cisco 1921 Router | Cisco ISR 4221 Router |
| Cisco 3655 ISE Server |  |
| Cisco 3615 ISE Server |  |
| Cisco Call Manager Server |  |

Chapter 4

Network Operations – Schriever SFB

# Network Operations

    - Network and Server Equipment Management

The following services shall be provided for Local Area Network (LAN), Wide Area Network (WAN), and stand-alone systems at Schriever SFB. Qualified Personnel refers to those individuals with the technical skills required to perform various functions relating to communication equipment/system corrective, inspection, and preventive maintenance activities (Appendix D). An individual is considered qualified if they have the requisite skills to perform functions required within the work center.

# Operations and System Administration Services

The Contractor shall perform communications system technical support, architecture design and troubleshooting. Technical support includes operating system loading, configuration and re-configuration, user account management, system backup and recovery, troubleshooting, removing and replacing components and peripherals, installing software, operating systems and drivers and coordinating any other maintenance IAW TO 00-033A-1113 Methods and Procedures Air Force Information Network Servers/Storage Management and Application Hosting. Services include operating servers, terminals, and associated equipment. System administration services refers to the maintenance and management of system operating software, applications software, system management software, system security software, and any other product used to operate, enhance or protect the system or network. The contractor shall respond within the timeframe as outlined in Appendix C.

# Network Monitoring, Performance and Trend Analysis Services

The contractor shall monitor LAN and WAN system performance, perform trend analysis, and report results using Government provided software. The contractor shall notify network managers and affected users of system problems. The contractor shall provide a LAN Server Performance Report in the MAR. (See Appendix A)

# Software Configuration Management

The contractor shall manage and report the licensing of all Commercial-Off-The Shelf (COTS) software installed on Schriever SFB administrative networks and stand-alone computers. The contractor shall maintain licenses and the original media (or a representative sampling) and shall ensure compliance with Air Force directive AFMAN 17-1203 IT Asset Management and Federal law Executive Order 13103. All inconsistencies between available licenses and software installations shall be forwarded to the Government Program Manager (PM) for resolution.

# Management of Connectivity to External Networks

The contractor shall manage connections to external communications-computer networks as determined by the Government. The contractor shall assist in monitoring and resolving communication traffic problems, coordinate with external control agencies for upgrades and changes, and implement or coordinate necessary configuration changes to ensure compatibility.

# Network Integrity

The contractor shall ensure all networks are free of unauthorized access, viruses, and information beyond the classification level of the network and mitigate these threats to network integrity. The contractor shall mitigate these threats from network and stand-alone systems within 24 hours of discovery. The contractor shall make available copies of Government approved Anti-Virus software to authorized Government employees for installation on personally owned computers. The contractor shall respond to information security incidents within 15 minutes during normal duty hours and within two hours during non-duty hours.

# Computer Systems Security

The contractor shall be responsible for the security of the SSFB networks. The contractor shall ensure the network security policy is in compliance with higher-level policies and that all users adhere to directives, regulations and network security policy. The contractor shall conduct security-scanning operations. The contractor shall support stand-alone system security as required. The contractor shall implement, monitor and enforce approved Designated Approval Authority (DAA) policies, identify and report security incidents, and ensure identified systems vulnerabilities are remedied or mitigated, as appropriate. The contractor shall ensure the Schriever SFB administrative LANs have at least one TS system administrator available. The contractor shall be responsible for Vulnerability Management of the SSFB networks. The contractor shall use the practice of identifying, classifying, prioritizing, remediating and mitigating software vulnerabilities. Vulnerabilities discovered via Assured Compliance Assessment Solution (ACAS) analyzes a computer system in search of known vulnerabilities i.e., open ports, insecure software and susceptibility to malware infections. Correcting vulnerabilities may require installation of a patch, a change in network policy, or reconfiguration of software.

4.1.9 Time Compliance Network Order (TCNO). The term “TCNO” refers to downward-directed operations, security or configuration management-related orders issued by the Joint Task Force-Global Network Operations (JTF-GNO) in an Operational Order (OPORD). TCNOs do not replace information conditions (INFOCONs), Operational Event/Incident Reports (OPREPs), SITREPs or Time Compliance Technical Orders (TCTO). The TCNO provides a standardized mechanism to issue an order. TCNOs may be included in a maintenance tasking order (MTO).

# Notice to Airman (NOTAM) and Maintenance Tasking Order (MTO)

    - NOTAM. The term “NOTAM” refers to a message created and transmitted by various Government agencies to disseminate relevant information (not known sufficiently in advance to publicize by other means) concerning the establishment, condition or change in any component (facility, service or procedure of, or hazard) the timely knowledge of which is essential to personnel concerned with flight/network operations.

    - MTO. The term “MTO” refers to a message from the I-NOSC regarding a task that needs to be performed at the applicable communications unit. Generally, MTOs affect network devices.

# Sustainment and Equipment Technical Refresh

    - Perform sustainment and coordinate technical refresh installations and equipment replacements of SIPRNet, and NIPRNet. The equipment includes, but is not limited to, server and VM equipment. Perform site surveys, configuration of equipment, accreditation, installation of equipment, testing of equipment, and cutovers & integration of the equipment into the NIPR/SIPR networks.

    - Recommend to the Government, the priority of equipment replacement also taking into account EOL/EOS of equipment, equipment failure rates and best use of available funds. The priority recommendation(s) will be given to the GPM and COR, for validation.

# System Outages

The contractor shall notify the Communications Squadron Operations Flight Commander (or equivalent, or their designee) verbally and in writing, as soon as system outages are discovered (within one hour). (Note: Exceptions to time limits may be allowed with written approval from the Communications Squadron Commander. In such cases, the contactor shall complete the work within the time specified by the Communications Squadron Commander, or designee. For outages beyond the scope of responsibility for the contractor (i.e., higher level outages), the contractor shall coordinate with the appropriate higher-level organization to provide a solution to the outage or issue. Once the outage has been resolved, the contractor shall document the issue, document the fix action, and provide an update to the local Communications Squadron Operations (SCO) Flight Commander (or equivalent, or their designee) and the Communications Focal Point as per local guidance.

  - Trouble Ticket Management. The contractor shall initiate, receive, track/monitor, update, and document work and related information using the Air Force (AF) standard ticketing/tracking tool (currently Enterprise Information Technology Service Management (EITSM) Version 2) and/or other AF approved platforms, in accordance with current AF and SSFB standards and processes. CSTs shall track all assigned trouble tickets through incident resolution, to include status updates and confirmation that the customer requirement has been met. The contractor shall manage trouble ticket workloads to ensure compliance with performance thresholds specified in the Services Summary.

    - Remedy tickets will be prioritized according to Table 1.1 Appendix C. This priority may change upon the Commander’s request and the document will be updated. Cyberspace Infrastructure Planning System (CIPS) tickets will be prioritized based upon the order in which the tickets are received. However, prioritization may change based upon Commander’s needs. All CIPS tickets will be scheduled on a calendar that is available to all work centers.

Chapter 5

Client System Technicians – Schriever SFB

  - Client Systems Technicians (CST)

  - Scope of Work. Contractor services will work with Government and contractor managers to provide CST support for Department of Defense (DoD), United States Space Force (USSF), Space Operations Command (SpOC), Space Based Delta 1 (SBD 1), and other serviced organizations assigned to Schriever Space Force Base (SSFB).

# General Duties

    - Client Service Technicians (CSTs). The contractor shall perform hands-on and/or remote work on end-user and shared devices, firmware and software, local and network logical objects/structures on SSFB unclassified and classified, wired and wireless, and local and remote (virtual private network (VPN)) networks.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the receipt, installation, configuration, connection, management, maintenance, reconnection, replacement, upgrading, updating, investigation, troubleshooting, repair, verification of proper operation, and uninstallation/removal of approved end-user and shared devices. These devices include, but are not limited to, desktop computers, laptop computers, tablets, smart-phones, Voice-over-Internet Protocol (VoIP) telephones, printers, scanners, multi-function devices (MFDs)/multi-function printers (MFPs), digital senders, peripheral and component equipment, and the associated data and information they contain.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the installation, configuration, connection, management, maintenance, upgrading, updating/patching, investigation, troubleshooting, repair, verification of proper operation, and uninstallation/removal of approved end-user and shared device firmware and software. These include, but are not limited to, system Basic Input/Output System (BIOS)/Unified Extensible Firmware Interface (UEFI), operating systems (OSs), device drivers, system and security software, productivity software, and their associated data and information.

      - The contractor shall ensure all end-user and shared devices, firmware and software, and local and network logical objects/structures are SSFB approved and documented. Non-standard software products must have serviced organization unit software license manager (USLM) approval prior to installation. For other Government provided software tools that may be used, refer to Appendix E.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the creation, configuration, relocation, management, maintenance, investigation, troubleshooting, repair, verification of proper operation, and deletion/removal of approved local and network logical objects/structures. These include, but are not limited to, computer accounts, user accounts, group accounts, electronic mail (e-mail) accounts and associated structures, shared network resources, web sites, public key infrastructure (PKI) certificates and credentials, and their associated data and information.

      - The contractor shall perform Client-level Personal Wireless Communication Systems (PWCS) functions except for Land Mobile Radios (LMRs). Managing hardware, software, and Controlled Cryptographic Items (CCI). Performs configuration management and troubleshooting. Plans, schedules, and implements installation and maintenance functions associated with PWCS. Removes and replaces components and peripherals to restore system operation. Reports security incidents and executes corrective security procedures. Reports spectrum interference incidents.

      - The contractor shall plan, organize, and direct sustainment activities. Establishing work standards, methods, and controls for preventative, scheduled, and unscheduled maintenance actions. Determines extent

and economy of repair of malfunctioning equipment. Ensures compliance with technical data, instructions and work standards. Develops and enforces safety standards. Interprets malfunctions and prescribes corrective action. Serves on, or directs, contracted inspection teams organized to evaluate base or command sustainment programs. Manages, or performs, research and development projects for assigned systems.

Coordinates and documents repairs. Manages, administers, controls, and evaluates contracts. Manages organizational client device accounts except for LMR devices.

# User Account Management

The contractor shall perform user account management for users of all networks covered by this contract. Account management includes the creation, modification, deletion, and setting of access privileges as approved on the Network Access Request, i.e. REMEDY (trouble ticket). The term “trouble tickets” is used to track all changes to equipment/systems, operating system software, and application software, and is equivalent to the term “customer service request”. Trouble tickets consist of information collected from a user about an outage/trouble with an existing service, or new service required. Generally, trouble tickets are in relation to personal device or client support systems such as a desktop computer or e-mail capability.

Trouble tickets will be used to track corrective action for system faults or cleanup/restoral actions following an incident such as restoring a faulty server.

    - Trouble Ticket Management. The contractor shall initiate, receive, track/monitor, update, and document work and related information using the Air Force (AF) standard ticketing/tracking tool (currently Enterprise Information Technology Service Management (EITSM) Version 2) and/or other AF approved platforms, in accordance with current AF and SSFB standards and processes. CSTs shall track all assigned trouble tickets through incident resolution, to include status updates and confirmation that the customer requirement has been met. The contractor shall manage trouble ticket workloads to ensure compliance with performance thresholds specified in the Services Summary.

      - Remedy tickets will be prioritized according to Table 1.1 Appendix C. This priority may change upon the Commander’s request and the document will be updated. Cyberspace Infrastructure Planning System (CIPS) tickets will be prioritized based upon the order in which the tickets are received. However, prioritization may change based upon Commander’s needs. All CIPS tickets will be scheduled on a calendar that is available to all work centers.

    - Partnership Collaboration. The contractor shall plan, coordinate, collaborate, and communicate with end-users, customer organizations, and other servicing organizations, including, but not limited to, the Headquarters Space Operations Command (Hq SpOC), Field Command Communication and Coordination Center (FCCC), the Air Force Enterprise Configuration Management Office (AFECMO), the Air Force Network Integration Center (AFNIC), the 83rd and 26th Network Operations Squadrons (NOSs), the 688th Cyber Space Wing, the 690th Cyberspace Operations Group, the 26th Network Operations Group, and the 67th Cyberspace Wing.

      - The contractor shall monitor reports, notifications, system advisory notices, and any other communications from the Cyber Operations Center (CyOC)/Communications Focal Point (CFP), the Garrison Cybersecurity Office, the FCCC, and the Air Force Network (AFNET).

      - The Contractor shall notify management and the CyOC/CFP upon discovery of events not previously detected by the FCCC and/or the AFNET.

      - The Contractor shall notify the customer organizational cybersecurity liaison (CL) and management upon discovery of any known or suspected misuse, misconfiguration, and/or compromise of managed systems, and continually identify threats, deficiencies and associated countermeasures.

      - The contractor shall sanitize systems when directed by the Garrison Cybersecurity Office. Reference AFMAN 17-1301, Computer Security (COMPUSEC) and local policies as defined by the Government.

    - Priority and Dedicated Services. The contractor shall provide CSTs to provide priority CST services, designated as very-important-person (VIP) services, to key users and systems engaged in critical Schriever Space Force Base missions this could include, but is not limited to, Commanders and their executive offices. The Government will maintain a current list of those users requiring VIP services which will be made available to all contractor personnel. However, as personnel and missions change, the unit may direct VIP services, usually on a temporary basis, for users or systems outside those designated on the list.

    - Projects. The contractor shall plan, coordinate, collaborate, schedule, communicate, track, execute, document, and report work, and work-related data and information, involving unit-led projects. The timelines with be agreed upon between the Government and contractor by mutual agreement. These include, but are not limited to, device life-cycle replacement/tech- refreshes/recapitalization, device operating system migrations/upgrades, system and security software migrations/upgrades, productivity software migrations/upgrades, and migration of associated data and information.

    - Contractor Program Management. The contractor shall manage the delivery of services in a manner to balance workload, meet performance objectives, and improve customer service in a continuous process improvement approach. The Contracting Officer Representative (COR) will review any surveys and other customer feedback received, validate the alleged complaints, and inform the contractor of valid customer complaints. These surveys and feedback shall be reviewed to assess the technician's performance and to take necessary action to improve processes. It is expected that no more than 5 percent of feedbacks should give an unsatisfactory rating on technician performance.

      - The COR shall serve as the primary liaison between the unit and the contractor and between the Contractor and serviced organizations.

      - The contractor shall provide program oversight to include administrative planning, program management, project management, coordination and integration of program requirements, organizing, directing, controlling and approving actions that meet or exceed the performance objectives while ensuring compliance with applicable operational and security directives.

      - The contractor shall manage trouble ticket workload to ensure compliance with Services Summary performance thresholds.

      - The contractor shall manage project-related workload to ensure compliance with Services Summary performance thresholds.

      - The contractor shall immediately identify potential and actual problems affecting performance under this PWS to the COR, or their designated alternates. Verbal reports shall be followed up with written reports when directed by the COR.

      - The contractor shall provide the Government all documentation created by the contractor while performing this effort, for example, plans, checklists, procedures, and operational processes.

Chapter 6

Client System Technicians – Peterson SFB

  - Client Systems Technicians (CST)

  - Scope of Work. Contractor services will work with Government and contractor managers to provide CST support for Department of Defense (DoD), United States Space Force (USSF), Space Operations Command (SpOC), Space Base Delta 1 (SBD-1), and other serviced organizations assigned to Peterson Space Force Base (PSFB).

# General Duties

    - Client Service Technicians (CSTs). The contractor shall perform hands-on and/or remote work on end-user and shared devices, firmware and software, local and network logical objects/structures on PSFB unclassified and classified, wired and wireless, and local and remote (virtual private network (VPN)) networks. This includes but is not limited to troubleshooting/installing from the communication to the end device.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the receipt, installation, configuration, connection, management, maintenance, reconnection, replacement, upgrading, updating, investigation, troubleshooting, repair, verification of proper operation, and uninstallation/removal of approved end-user and shared devices. These devices include, but are not limited to, desktop computers, laptop computers, tablets, smart-phones, Voice-over-Internet Protocol (VoIP) and analog/digital telephones, printers, scanners, multi-function devices (MFDs)/multi-function printers (MFPs), digital senders, TACLANES (encryption devices), VDI clients peripheral and component equipment, and the associated data and information they contain.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the installation, configuration, connection, management, maintenance, upgrading, updating/patching, investigation, troubleshooting, repair, verification of proper operation, and uninstallation/removal of approved end-user and shared device firmware and software. These include, but are not limited to, system Basic Input/Output System (BIOS)/Unified Extensible Firmware Interface (UEFI), operating systems (OSs), device drivers, system and security software, productivity software, and their associated data and information. They shall be responsible for maintaining both physical, and virtual imaging servers, to include updating to current images, and drivers for all approved network connected desktop computers, laptop computers, and other approved devices.

      - The contractor shall ensure all end-user and shared devices, firmware and software, and local and network logical objects/structures are PSFB approved and documented. Non-standard software products must be approved by the 21 CS Configuration Control Board and base software license manager (BSLM) prior to installation. For other Government provided software tools that may be used, refer to Appendix E.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the creation, configuration, relocation, management, maintenance, investigation, troubleshooting, repair, verification of proper operation, and deletion/removal of approved local and network logical objects/structures. These include, but are not limited to, computer accounts, user accounts, group accounts, electronic mail (e-mail) accounts and associated structures, shared network resources, web sites, public key infrastructure (PKI) certificates and credentials, and their associated data and information.

      - The contractor shall perform Client-level Personal Wireless Communication Systems (PWCS) functions except for Land Mobile Radios (LMRs). Managing hardware and software. Performs configuration management and troubleshooting. Plans, schedules, and implements installation and maintenance functions associated with PWCS. Removes and replaces components to restore system

operation. Reports security incidents and executes corrective security procedures. Reports spectrum interference incidents.

      - The contractor shall plan, organize, and direct sustainment activities. Establishing work standards, methods, and controls for preventative, scheduled, and unscheduled maintenance actions. Determines extent and economy of repair of malfunctioning equipment. Ensures compliance with technical data, instructions and work standards. Develops and enforces safety standards. Interprets malfunctions and prescribes corrective action. Serves on, or directs, contracted inspection teams organized to evaluate base or command sustainment programs. Manages, or performs, research and development projects for assigned systems. Coordinates and documents repairs. Manages, administers, controls, and evaluates contracts. Manages organizational client device accounts except for LMR devices.

# User Account Management

The contractor shall perform user account management for users of all networks covered by this contract. Account management includes the, provision/deprovision, modification, and setting of access privileges as approved on the Network Access Request, i.e. REMEDY or CIPS. The term “tickets” is used to track all changes to equipment/systems, operating system software, and application software, and is equivalent to the term “customer service request”. Tickets consist of information collected from a user about an outage/trouble with an existing service, or new service required. Generally, tickets are in relation to personal device or client support systems such as a desktop computer or e-mail capability. Tickets will be used to track corrective action for system faults or cleanup/restoral actions following an incident such as restoring a faulty server.

    - Ticket Management. The contractor shall initiate, receive, track/monitor, update, and document work and related information using the Air Force (AF) standard ticketing/tracking tool (currently Enterprise Information Technology Service Management (EITSM) Version 2), Cyberspace Infrastructure Planning System (CIPS) and/or other AF approved platforms, in accordance with current AF and

PSFB standards and processes. CSTs shall track all assigned trouble tickets and CIPS through incident resolution, to include status updates and confirmation that the customer requirement has been met. The contractor shall manage ticket workloads to ensure compliance with performance thresholds specified in the Services Summary.

      - Both Remedy and CIPS tickets will be prioritized according to Table 1.1 Appendix C. This priority may change upon the Commander’s request and the document will be updated. Cyberspace Infrastructure Planning System (CIPS) tickets will be prioritized based upon the order in which the tickets are received. However, prioritization may change based upon Commander’s needs.

    - Partnership Collaboration. The contractor shall plan, coordinate, collaborate, and communicate with end-users, customer organizations, and other servicing organizations, including, but not limited to, the Headquarters Space Operations Command (Hq SpOC), Field Command Communication and Coordination Center (FCCC), the Air Force Enterprise Configuration Management Office (AFECMO), the Air Force Network Integration Center (AFNIC), the 561st, 83rd and 26th Network Operations Squadrons (NOSs), the 688th Cyber Space Wing, the 690th Cyberspace Operations Group, the 26th Network Operations Group, and the 67th Cyberspace Wing. Contractor will support ATIMS and LRA services during Unit Training Assessment (UTA) weekends.

      - The contractor shall monitor reports, notifications, system advisory notices, and any other communications from the Communications Focal Point (CFP), the Peterson SBD-1 Cybersecurity Office, the FCCC, and the Air Force Network (AFNET).

      - The Contractor shall notify management and the CFP upon discovery of events not previously detected by the FCCC and/or the AFNET.

      - The Contractor shall notify the customer organizational cybersecurity liaison and management upon discovery of any known or suspected misuse, misconfiguration, and/or compromise of managed systems,

and continually identify threats, deficiencies, and associated countermeasures.

      - The contractor shall sanitize systems when directed by the Peterson SBD-1 Cybersecurity Office. Reference AFMAN 17-1301, Computer Security (COMPUSEC) and local policies as defined by the Government.

    - Priority and Dedicated Services. The contractor shall provide CSTs to provide priority CST services, designated as very-important-person (VIP) services, to key users and systems engaged in critical Peterson Space Force Base missions this could include, but is not limited to, Commanders and their executive offices. The Government will maintain a current list of those users requiring VIP services which will be made available to all contractor personnel. However, as personnel and missions change, the unit may direct VIP services, usually on a temporary basis, for users or systems outside those designated on the list.

6.2.5. Contractor shall provide CST support to personnel visiting PSFB.

    - Projects. The contractor shall plan, coordinate, collaborate, schedule, communicate, track, execute, document, and report work, and work-related data and information, involving unit-led projects. The timelines with be agreed upon between the Government and contractor by mutual agreement. These include, but are not limited to, device life-cycle replacement/tech- refreshes/recapitalization, device operating system migrations/upgrades, system and security software migrations/upgrades, productivity software migrations/upgrades, and migration of associated data and information.

    - Contractor Program Management. The contractor shall manage the delivery of services in a manner to balance workload, meet performance objectives, and improve customer service in a continuous process improvement approach. The Contracting Officer Representative (COR) will review any surveys and other customer feedback received, validate the alleged complaints, and inform the contractor of valid customer complaints. These surveys and feedback shall be reviewed to assess the technician's performance and to take necessary action to improve processes. It is expected that no more than 5 percent of feedbacks should give an unsatisfactory rating on technician performance.

      - The COR shall serve as the primary liaison between the unit and the contractor and between the Contractor and serviced organizations.

      - The contractor shall provide program oversight to include administrative planning, program management, project management, coordination and integration of program requirements, organizing, directing, controlling and approving actions that meet or exceed the performance objectives while ensuring compliance with applicable operational and security directives.

      - The contractor shall manage ticket workload to ensure compliance with Services Summary performance thresholds.

      - The contractor shall manage project-related workload to ensure compliance with Services Summary performance thresholds.

      - The contractor shall immediately identify potential and actual problems affecting performance under this PWS to the COR, or their designated alternates. Verbal reports shall be followed up with written reports when directed by the COR.

      - The contractor shall provide the Government all documentation created by the contractor while performing this effort, for example, plans, checklists, procedures, and operational

processes.

Chapter 7

Information Technology Asset Management Program – Schriever SFB and Peterson SFB

  - Information Technology Asset Management (ITAM)

# Equipment Control Officer (ECO) Responsibilities

    - Manage computer systems equipment to include receipt and acceptance, warehousing, physical and electronic inventory control, transfer, management, and disposition of equipment.

    - Conduct annual inspections of all computer systems accounts and ensure accurate inventories are reflected in the Defense Property Accountability System, (DPAS) IAW AFMAN 17-1203 2.4.6.1.2 and DODI 5000.64. Recommend Reports of Survey (ROS) when discrepancies in the inventory cannot be resolved IAW AFMAN 17-1203 2.7.2.2 and DOD FMR 7000.14-R, Volume 4, Chapter 25, General Equipment. The ECO will coordinate with the installation ROS manager for additional information and guidance regarding local ROS procedures IAW AFMAN 17-1203 2.7.2.3.

    - Will perform duties outlined below and IAW AFMAN 17-1203 Chapter 3..

    - Process the receipt, transfer and disposal of all IT assets and complete necessary documentation to establish custodial responsibility in accordance with the requirements laid out in AFMAN 17-1203 2.10.3.1.

      - Though the disposition of IT assets (formerly called, and commonly referred to as DRMO) is primarily the responsibility of individual Government account Property Custodians, the Government ITAM may, on occasion, be required to be completed by the Government ITAM in accordance with the most up-to-date guidance from the AFECO (Air Force Equipment Control Office), AFMAN 17-1203 2.8 – 2.10, and the Defense Logistics Agency Disposition Services (DLADS).

      - Proper disposition requires the use of degaussing machines, hard drive destruction devices, along with other means of IT equipment destruction and sanitization.

7.1.4.3. The Government ITAM must provide guidance and instructions on how to operate this equipment to the base’s Property Custodians.

      - Coordination with the Defense Logistics Agency Disposition Services (DLADS) for all dispositions as their guidance may change and specific procedures may need to be adapted based on their up-to-date instruction.

      - The Government ITAM must process the disposition forms that are turned in by the Property Custodians in order to update the DPAS database and other asset tracking databases.

# Property Custodian Assistance/Management

    - Assist property custodians (PC) in determining the ownership, reassignment or disposition of all Found-on-Base (FOB) IT assets.

    - Direct PCs to conduct inventories in accordance with AFMAN 17-1203 Attachment 3 and provide PCs with asset labels.

    - Monitor AFECO collaboration sites for additional guidance and support.

    - Complete additional training as directed by the Air Force Equipment Control Officer (AFECO/FECO).

    - Provide PCs with training on requirements and standardized procedures.

    - Provide inventory assistance in accordance with AFMAN 17-1203 Attachment 3.

    - Ensure on hand serviceable spares for desktops and laptops only do not exceed 5% of the total inventory at their assigned unit. If 5% does not equal one asset, the spare level will be one asset.

      - If spare assets exceed 5% of the total inventory, the ITAM must follow appropriate guidance from the AFECO relating to the handling of excess inventory.

    - Have the ability and proper licenses to operate a GOV (forklift and auto vehicles).

    - Deliver equipment to, and receive equipment from, the base property custodians both inside and outside of the RA utilizing a GOV, on foot, or utilizing other warehouse equipment when necessary and appropriate.

    - Transport equipment to and from Peterson SFB, Fort Carson, or other local area authorized installations using a GOV to accomplish the outlined responsibilities.

    - Can safely operate warehouse industrial equipment such as, but not limited to, pallet jacks, ladders, handheld tools, and electronic tracking systems.

    - Must maintain access to designated Restricted Areas (the RA) of Schriever SFB.

# Maintain Property Custodians for the ITAM warehouse account

    - The ITAM office must maintain a Property Custodian account that is used to track all assets stored in the warehouse if they are going to be located there for more than seven working days according to AFMAN 17-1203. Contractors may serve as PC, if allowable under the contract terms and conditions and approved by the organization commander.

      - PCs shall be accountable for all assigned IT hardware assets within their respective custodian accounts.

      - Will perform, at a minimum, an annual inventory of all assets under their purview, as prescribed in DODI 5000.64 Para 4.12.

      - Will ensure all accountable assets have labels generated with IUID or equivalent, including part number and serial number prior to being placed in service.

      - Will notify ECO of all shipments (incoming and outgoing), transfers, donations, or turn-ins of excess assets.

      - Will provide appropriate documentation to the applicable ECO to clear the account of equipment that was shipped to another base/location, transferred to another account, or turned in to the Defense Logistics Agency Disposition Services (DLADS).

      - Must be approved to out-process by the Unit Accountable Property Officer (UAPO) and Equipment Control Officer (ECO).

      - Upon discovery of lost, damaged, or destroyed assets:

        - PC must notify the ECO and organization commander or equivalent.

        - PC must report the loss of any IT hardware asset with persistent storage to the Information System Security Office (ISSO) or wing information Assurance (IA), Information Protection (IP), or PII according to requirements outlined in AFI 17-130 para 3.5-3.6, AFI 16-1404 Chapters 5 and 7, Air Force Information Security Program, and any local procedures.

        - Must ensure hard drives are removed from assets prior to turn-in to DLADS and must contact ISSO or Garrison IA to obtain sanitization procedures for hard drives.

# Base Software License Management

    - Establish and maintain software accountability in DPAS IAW DAFMAN 17-1203 para 3.4.2.6. Applies to software not included in the Standard Desktop Configuration.

    - Attends Configuration Control Board meetings to review and validate requests for software purchases to be made by the Government external to SDC package.

    - Annually initiate and collect unit baseline inventories for all non-enterprise software for all organizations under BSLM purview and retain required inventory KSDs as prescribed by DODI 5000.76. (T-0).

    - Annually initiate and collect unit baseline inventories for all enterprise software that has been installed on stand-alone devices, as prescribed by DODI 5000.76. (T-0)

    - Provide annual inventories to higher headquarters as required or requested.

    - Ensure that unused or underutilized enterprise software licenses are identified, redistributed, or reutilized (as needed).

    - Provide software license training updates for all personnel responsible for managing or requesting licenses.

    - Review enterprise software request to verify that software is being procured using DOD/DAF approved procedures.

    - Review software-as-a-service (SaaS) licenses for accountability and ensure USLMs establish and maintain accountability records for software requested.

    - Perform periodic compliance visits to base units and tenant organizations.

# General Responsibilities

    - Perform general equipment housekeeping duties for all assigned work areas. Floors and workspaces shall be clean and clear of hazards. The contractor will perform quarterly cleaning of equipment racks, under raised floors, cable troughs connecting the facility to the terminal antennas, and cable trays, to include removal and disposal of abandoned equipment, cables and waveguides.

    - Certification of Special Equipment Be responsible for certification of special equipment (e.g., cranes, lifts, automatic pallet wrappers, hoists and climbing gear) IAW equipment specifications, Occupational Safety and Health Administration (OSHA), Air Force Occupational Safety and Health (AFOSH), federal, and/or state standards, whichever is most stringent.

    - Personnel Management Out process base personnel on the Virtual MPF (vMPF) website.

7.545. Account Maintenance Maintain accounts in good standing on Government websites, programs, and networks that are required to accomplish ECO, PC, and ITAM duties. These include but are not limited to, DPAS, vMPF, SharePoint, and SCORE.

Chapter 8

PSFB Cybersecurity Office

  - Team Peterson Cybersecurity Office (TPCO) and Information/Communication Systems Support

Provide cybersecurity and information communication services IAW AFPD 17-1, Information Dominance Governance and Management.

# TPCO Cybersecurity Office

    - Provide cybersecurity and technical advisory services to the TPCO Cybersecurity Officer. TPCO contractor personnel must have a minimum IAM Level 2 certification IAW AFMAN 17-1303 and maintain this certification throughout the contract. Contractor personnel shall include at least one ISSM that has a minimum IAM Level 3 certification IAW AFMAN 17-1303.

      - Conduct virtual on-site COMPUSEC Staff Assistance Visits (SAV) in support of all PSFB and Geographically Separated Units (GSU) Unit Commander’s COMPUSEC Programs.

      - Provide inspection support to the Cybersecurity Officer during IG cybersecurity inspections at PSFB and all GSU locations.

      - Develop and maintain training materials. Provide initial and refresher cybersecurity training to the Unit Commander’s Support Staff (CSS) or the Unit IAO Express Representatives. Track and document training sessions.

      - Accept, review and provide a response to all Cyberspace Infrastructure Planning System (CIPS) tickets assigned to the TPCO within five business days of receipt.

      - Access the DoD Cyber Scope Website on SIPR and complete the monthly report for submission to Space Operations Command (SpOC).

      - Obtain access to the Information Technology Investment Portfolio Suite (ITIPS) in order to maintain SBD 1 and GSU owned system entries.

      - For all PSFB units and GSUs, maintain an electronic unit records folder for each organization. The contractor will be required to access, add, or modify the TPCO records management files IAW AFI 33-322.

# Computer Security

Provide guidance to PSFB units and supported GSUs to ensure the SBD 1 COMPUSEC program complies with AFI 17-130, AFMAN 17-1301, assocIAMed MPTOs and supplements.

      - Reserved.

      - Brief the TPCO Cybersecurity Officer on the status of the COMPUSEC Program.

      - Review software management inventories and perform software management reviews of PSFB and GSUs NIPR/SIPR LANs IAW AFMAN 17-1203, Chapter 3.

      - Research software for approval to use on the PSFB and GSU NIPR/SIPR LAN systems.

      - Monitor and maintain the Ports, Protocols and Services Management Program (PPSM) for NIPRNet and SIPRNet IAW DoD 8551.01 and AFSSI 8551.

      - Monitor and track the Data Loss Prevention Program (USB external storage device process). Provide procedure instructions to the user of the USB device in the form of instructions and process flow for the approval process.

      - Ensure that a Removable Media User Agreement is on file for each user on an approved waiver spreadsheet.

      - Track the request form from request received in the office through device implementation by the 561 Network Operations Support Center (NOSC). Provide a “whitelist” of approved devices to the PSFB and GSUs by Organizational Unit (OU).

# Cybersecurity Awareness

      - Provide support, guidance, and information to educate network users that are supported by the TPCO.

      - Develop and distribute a bi-monthly cybersecurity newsletter for all PSFB units and all GSUs. The TPCO Cybersecurity Officer approves this newsletter prior to distribution. Place newsletter, information, and education materials on the Team PSFB Cybersecurity Collaborative site.

# TEMPEST

Perform tasks identified in Air Force System Security Instruction (AFSSI) 7700 and AFSSI 7702 (to become AFMAN 17-1305) to ensure the SBD 1 TEMPEST program complies with the requirements as defined in DoD 8500.01, AFI 17-130 and AFMAN 17-1301.

    - Conduct TEMPEST assessments at PSFB and the Supported GSUs Host Base Cybersecurity Office.

    - Maintain Space Force TEMPEST certification through Space Force approved training.

    - Report to the TPCO Cybersecurity Officer for the TEMPEST Program and brief the TPCO on the status of the TEMPEST Program.

# Risk Management Framework (RMF) Authorization Service

Support the SBD 1 ISSM in the review of information system authorization packages for PSFB and GSUs unclassified/secret information systems and network enclaves in order to meet the requirements of System Authorization and Federal Information Security Management Act.

    - Obtain access to the Enterprise Mission Assurance Support Service (eMASS-NIPR) and (eMASS- SIPR) in order to create, review, update, and maintain the PSFB and GSU NIPR and SIPR authorization packages.

    - Obtain access to the DISA System Network Approval Process (SNAP), and Global Information Grid Interconnection Approval Process (GIAP), to update entries for SBD 1 owned unclassified/secret network circuits (CCSD).

# Cyber Readiness (CR) Support:

Provide dedicated, embedded, on-site support to the 21 CS and SBD 1 Cybersecurity Officer for CR support and compliance. For this requirement, maintain a minimum of DoD 8140 IAM Level II certification. Focus on compliance of the Vulnerability Management Program using DISA policy guidance. Coordinate all CR efforts with the WCO prior to execution.

# Vulnerability Management

Implement vulnerability remediations IAW the DISA Security Technical Implementation Guides (STIG) and Assured Compliance Assessment Solution (ACAS) scans. Provide patch management IAW TO 00- 33A-1109 (Air Force Information Network (AFIN) Vulnerability Management), acknowledge receipt of cyber orders, update the Air Force Network Operations (AFNETOPS) Compliance Tracker (ACT), create Plan of Actions & Milestone (POA&M) as necessary and close cyber orders when all actions are complete. Coordinate with CFP, Program Management Office (PMO) and other offices as required for reporting purposes and to ensure compliance. Maintain Standard Operating Procedures (SOP) to ensure procedure is efficient and properly documented for continuity.

      - Manage the POA&M approval process, perform security inspections and ensure Video Teleconference compliance.

      - Recommend corrective actions for all network vulnerabilities and STIG non-compliances.

      - For un-remediated vulnerabilities, provide POA&M inputs via the AFIN Mission Assurance Center (AMAC) or the approved replacement.

      - For PSFB and the GSUs that align underneath the NIPR/SIPR enclave accreditations, review network enclave vulnerability reports generated by ACAS and/or the DISA Security Content Automated Protocol Tool report all vulnerability and integrity issues to the government. Assist the government with

remediation actions, see Table 7-1 – Vulnerability Reports.

      - Monitor the ACT to ensure that the GSUs are compliant. Notify the GSUs responsible personnel of any ACT alerts that are overdue for compliance.

# Program Documentation

Develop and maintain a set of CR continuity support program folders. These folders shall contain all CR guidance, regulations, checklist, AFMAN’s, AFI and related material that supports CR. All documentation is the property of the Government.

# Travel

Travel to the contiguous United States (CONUS) / outside contiguous United States (OCONUS) locations as necessary in support of the SBD 1 Cyber Readiness Program. Any travel arrangements require recommendation from the COR and written pre-approval by the PM or CO IAW PWS paragraph 2.7.

Chapter 9 Communications Focal Point - SSFB

(U) Classification markings and or wordings such as “SECRET” or “TOP SECRET” are for reference and identification of requirements ONLY. This document contains NO classified information.

  - Communications Focal Point (CFP)

  - Scope of Work. Contractor members will work with Government Civilians, U.S. Space Force members, and contractor managers to provide Communications Focal Point (CFP) support for the Department of Defense (DoD), Department of the Air Force (DAF), Missile Defense Agency (MDA), United States Space Force (USSF), United States Air Force (USAF), United States Air Force Reserve (USAFR), United States Army (USA), United States Navy (USN), United States Marine Corps (USMC), Space Operations Command (SpOC), Space Base Delta One (SBD-1), and other Tennant units such as Joint Task Force - Space Defense (JTF-SD) and Space Systems Command (SSC) and which are assigned permanently or temporarily to Schriever Space Force Base (SSFB), Colorado.

    - On-Site Requirements. All CFP and LRA actions with the exception of emergency unclassified after- hours support will be performed on-site at 21st Communications Squadron facilities and work centers located at Schriever SFB, Colorado. Exceptions to performance of on-site work will be handled on a case- by-case basis at the direction of 21 CS/CC or his designated representatives in leadership positions at Schriever SFB.

    - Required Qualifications. Contractor CFP managers, specialists, and technicians shall hold a current and verifiable CompTIA Security+ certification and an active U.S. Government SECRET security clearance (or higher). Contract leads will hold at least a current and verifiable CompTIA Security+ certification with five years of Information Technology experience and an active U.S. Government SECRET (or higher) security clearance.

# General Duties

    - Comm Focal Point Technicians. The contractor shall perform the following duties for customers who contact the CFP requesting assistance with government-owned IT devices or services. The CFP shall not assist with Information Technology issues on any personally owned computer or mobile device. This refusal of support includes the use of government email on a personal cell phone which is allowed to operate under the Bring Your Own Device program (BYOD), or the use of the U.S. Air Force Reserve Command’s Desktop Anywhere application.

      - CFP Contact Methods. The CFP may be contacted by numerous means (i.e., voice, email, Remedy ticket, etc.). The CFP is responsible for answering a contact attempt which uses any one of these methods, or a combination of these methods.

      - Office Phone. The contractor shall not forward any of the CFP phone lines to any other phone number or numbers. The contractor shall not modify the existing CFP call tree, nor will the contractor change the CFP phone number without government approval.

      - Forwarding Calls. The contractor shall never forward a customer phone call to a back shop (CST, Infrastructure, Telephone, etc.) without an open Remedy ticket. The contractor shall not provide the phone number of a backshop to a customer, even if a Remedy ticket(s) is open on an IT-related issue. New communications requirements must utilize the Cyberspace Infrastructure Planning System (CIPS) process through the cognizant CIPS Administrator in the Plans and Programs Flight (otherwise known as the SCX Flight) of 21 CS OL-S.

      - Request Prioritization. The contractor will follow the rules of prioritization for a user requesting help as described in the 21 CS (OL-S) Service Request Prioritization Memorandum dated 11 October 2022.

      - On-Call/After Hour Support. The contractor team shall establish an on-call schedule covering all 365 days in a calendar year (366 days during leap years) and will maintain a functional cellular telephone which will be always carried on the person of the on-call contractor member when not physically present at the CFP and outside of normal business hours.

        - The contractor shall not forward the CFP on-call cell phone to any other cell phone, landline, or IP- based service(s) such as Google Voice, nor will the contractor utilize any type of application (app) on the

on-call cellular phone to forward or alt-route calls such as Skype, Zoom, or Grasshopper.

        - Situations may arise which necessitate the on-call contractor to travel to Schriever SFB to perform in-person troubleshooting or administrative actions utilizing a utility such as SIPRNET Remedy or SIPRNET IAO Express to resolve a mission critical issue(s) or outage outside of normal business hours.

          - The contractor must log any and all details about a callout in either a NIPRNET or SIPRNET Remedy ticket for the purpose of tracking the issue, capturing the work performed by backshop(s) that the ticket was transferred to and the work they performed, and for ticket trend analysis and reporting.

      - Initial Contact Support. The contractor shall perform initial troubleshooting steps with a customer to the best of their ability via phone or email, utilizing the CFP SOP which dictates the questions to ask to fully understand a given problem. If the troubleshooting steps performed by the CFP technician are not successful in resolving the customer’s problem, the CFP technician will utilize either NIPRNET or SIPRNET Remedy to open a trouble ticket for tracking and documentation of the problem. Unclassified issues are logged in NIPRNET Remedy. SIPRNET issues and/or any issue which contain SECRET information or data are logged in SIPRNET Remedy. The contractor will not discuss any classified information via phone, nor shall the contractor handle any type of request or issue which involves TOP SECRET information or systems, with the exception of the Defense Red Switched Network (DRSN). The CFP technician will ensure that the ticket is routed in Remedy to the r higher-level agency who will attempt to resolve the issue using elevated network permissions or accesses which are not available to Schriever SFB CFP personnel. CFP technicians will not open CIPS tickets for new requirements and shall instead refer the customer to the CIPS manager who is in the Plans and Programs Flight.

        - Backshop Definitions and Remedy Queues A backshop is defined as a Tier 2 or 3 communications support section of 21 CS which deals with very specific aspects of Information Technology support. All of the following offices have their own Remedy queue;

Infrastructure is responsible for the configuration, operation, maintenance, troubleshooting, security and tech-refresh of network routers, switches (both virtual and physical). In addition, the infrastructure team manages the physical connections for WAN-level equipment such as the base firewall.

NOTE: The Infrastructure Remedy queue is also used by the Cable Maintenance shop. Any tickets which require the repair or replacement of cabling use this queue. This queue is NOT to be used for new installations of cabling in work centers which are being built, renovated, or modified. Any and all new cabling requirements must use the CIPS process under the purview of the 21 CS OL-S Plans and Programs (SCX) Flight.

Telephones is responsible for the operation of voice communications services, both VoIP telephones and analog telephones. This work center also controls the Schriever SFB Cisco call manager and can use this asset to perform actions such as resetting a voicemail PIN or adding additional phone numbers to a VoIP via remote access. Telephones is NOT responsible for Land Mobile Radio (LMR) operations or troubleshooting.

Client Support Technicians are responsible for the imaging, troubleshooting, software patching, repair, staging, and overall maintenance of computers, government cell phones, printers. All CSTs must maintain

NIPRNET and SIPRNET administrator accounts.

Network Operations is responsible for the maintenance and operation of network servers such as file servers, web servers containing internal or .mil SharePoint sites, the Virtual Desktop Interface (VDI) environment.

All NetOps members must maintain NIPRNET and SIPRNET server administrator accounts.

Knowledge Operations is responsible for record keeping IAW AFI 33-322 and are the personnel responsible for the File Plan. Their approval is required for changes to ERM drive access as changes are requested and as records custodians from various units are replaced on a regular basis.

The Team Schriever Cybersecurity Office (TSCO) is responsible for the overall network security of Schriever NIPRNET and SIPRNET and deals with a multitude of specialized tasks in relation to these functions. Any functions related to network security policy, accreditation, the clearance of a person to activate a new classified network account and similar inquiries should be directed to the TCSO.

There are other CST sections throughout Schriever SFB which have dedicated Remedy queues and perform  computer repair and support actions on behalf of their respective units or sections. Those entities are as  follows:

JTF-SD/J6 (JICSpOC) 310 SW

1 SOPS AFTENCAP 527 SAS

50 CES

50 FSS

50 NOG AFOSI

Bldg 24 (SIDC)

GBSOC (21 CS members, not covered by 21 CS CSTs.)

There are other units on Schriever SFB who have their own CST Sections, either through other  Government Contracts or Military/Civil Service Personnel assigned to their unit. These units have  an approved SLA (Service Level Agreement) on file through the Schriever Cyber Security Office  that dictates their roles and responsibilities. A list of these units will be provided to the contractors  and any updates to the list will be advertised prior to implementation. Support for these units will  be provided by the contractors on a case-by-case basis or as 21 CS Leadership directs.

        - Escalation of Trouble Tickets to HHQ Some trouble tickets cannot be resolved by any Schriever SFB agency or entity within 21 CS and must be transferred to a higher-level organization for troubleshooting or resolution. Examples of these organizations are but are not limited to:

- 561 NOS (I-NOSC West located at Peterson SFB, CO)

- 83 NOS (I-NOSC East located at Langley AFB, VA)

-- Both NOS units maintain the following queues and are both capable of working tickets which are routed in Remedy to the AFNET EITSM queue and sub-queues:

Boundary HBSS

Infrastructure Monitoring Management

Vulnerability Assessment Remedy Account Management SharePoint Online

Messaging

Patch Management Storage and Virtualization Microsoft Teams Support Directory Services

Global Federated User Directory (GFUD)

- FCCC – Located at Vandenberg SFB, CA. Responsible for overall NIPRNET and SIPRNET operations of all USSF bases.

- AMAC – Located at Lackland AFB, TX.

        - NIPRNET Email Organization Box. The contractor shall maintain and utilize the 21 CS (OL- S)/CFP NIPRNET (precise name provided as a specific reference) org box to receive emails from customers who request assistance. The contractor shall respond to these emails from the org box. If responding to an issue which the CFP technician is unable to resolve the technician must create a ticket and include the ticket number in the email back to the customer.

        - SIPRNET Email Organization Box. The contractor shall maintain and utilize the USSF Schriever SFB 21 CS Mailbox OL-S CFP SIPRNET org box (precise name provided as a specific reference) to receive emails from customers who request assistance. The contractor will respond to these emails from the org box. If responding to an issue which the CFP tech is unable to resolve the technician must create a ticket and include the ticket number in the email to the customer.

        - Mission Protection Board & Working Group. The contractor shall operate and attend in-person the Schriever SFB Mission Protection Board (MPB) and Mission Protection Working Group (MPWG) in their entirety. The MPB takes place on a bi-weekly basis and MPB is chaired by the Director of the Mission Support for SBD-1. This meeting has a dial-in number which is used by persons who do not wish to or are unable to attend in-person. The MPWG takes place weekly, this meeting also has a dial-in number which is used by persons who do not wish to or are unable to attend in person. This meeting is essential to sustained operations of Schriever SFB and requires the contractor team to compile data from both mission partners and customers, regularly collaborate with 50 CES, build slide decks, manage the Schriever Freeze Schedule on both NIPRNET and SIPRNET, send emails, maintain the MPB/MPWG email distribution list (additions and deletions), coordinate Authorized Service Interruptions (ASIs) and present the information at the weekly MPWG, and the bi-weekly MPB.

          - MPB/MPWG Org Box The contractor shall maintain and utilize the 21 CS (OL-S)/CFP MSN Protection Board NIPRNET org box as part of the duties of operating the MPB & MPWG.

          - PONDs & ASIs Periods of Non-Disturbance (PONDs) and Authorized Service Interruptions (ASIs) on various Schriever SFB computer networks, systems, circuits, and services occur on a very regular basis. The contractor shall coordinate on all PONDs and ASIs with the 21 CS Tech Control facility in Bldg. 400, Mod 3/4. Most of the communications about these events occurs on SIPRNET. Classified data about PONDs and/or ASIs shall not be shared on NIPRNET but may be shared with the SIPRNET MPB/MPWG distro. When this occurs, a NIPRNET notification will be sent to the NIPRNET MPB/MPWG distro to inform the various interested personnel across Schriever SFB to review their SIPRNET email to learn the details of what will be occurring and provide concurrence (if required) or non-concurrence (if applicable). Non-concurrence shall be reported to the originator of the request for potential rescheduling of the event or providing additional information which may lead to a concurrence. Repeated abuse of non-concurrence to PONDs and/or ASIs without adequate reasoning shall be reported by CFP to 21 CS/CC and the COR so that conflicts can be rectified inside Government channels to avoid future mission degradations or outages, and to allow maintenance actions to occur.

      - 21 CS Network Notifications The contractor shall send weekly notices in the form of Network Notifications informing the Schriever SFB workforce of upcoming standard or non-standard maintenance such as network switch reboots, mandatory desktop and laptop reboots, and the upcoming implementation of major network changes coming from higher headquarters (HHQ) such as the implementation of new

software or patches. Such notices will also include information about the CFP office closure, Unclassified service outages or degradations with an estimated time of restoral and the Office of Primary Responsibility (OPR) who is working on the problem (if available). No classified data on any subject will be transmitted on NIPRNET.

        - Hotlist The contractor will compile a Trouble Ticket Hotlist up to three times per five-day work week on Mondays, Wednesdays, and Fridays, at the discretion of the 21 CS/CC. These Hotlists shall be sent to all 21 CS Flight Leads and Senior Leadership. This notification email will include all pertinent data on all currently open High Priority tickets and information on any other applicable high visibility projects or concerns. Hands on training from CFP technicians concerning the exact process used to present the relevant Hotlist data will be provided from current CFP government employees during the 90-day military-to- contractor turnover period.

        - Compilation of Ticket Data The contractor will perform a once-weekly task known as “Running the Numbers”, an action performed on both NIPRNET and SIPRNET using Remedy which exports data into Microsoft Excel. This process generates charts and metrics which are then sent to leaders once per week for the purpose of overall ticket status and numbers awareness, and to perform Trend Analysis. If a leader can see a negative trend, this allows them to intervene to reprioritize work, expand office hours or take other actions in the interest of increased productivity. Hands on training from CFP technicians concerning the exact process used to produce these ticket reports/metrics will be provided from current CFP government employees during the 90-day military-to-contractor turnover period.

      - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the creation, configuration, relocation, management, maintenance, investigation, troubleshooting, repair, verification of proper operation, and deletion/removal of approved local and network logical objects/structures. These include, but are not limited to, computer accounts, user accounts, group accounts, electronic mail (e-mail) accounts and associated structures, shared network resources, web sites, public key infrastructure (PKI) certificates and credentials, and their associated data and information.

      - The contractor shall plan, organize, and direct sustainment and maintenance activities. Establishing work standards, methods, and controls for preventative, scheduled, and unscheduled maintenance actions. Determines extent and economy of repair of malfunctioning equipment. Ensures compliance with technical data, instructions, and work standards. Develops and enforces safety standards. Interprets malfunctions and prescribes corrective action. Serves on, or directs, contracted inspection teams organized to evaluate base or command sustainment programs. Manages, or performs, research and development projects for assigned systems. Coordinates and documents equipment preventative maintenance and repair. Manages organizational client device accounts except for Land Mobile Radio (LMR) devices. The contract team is responsible for obtaining and maintaining NIPRNET Integrated Maintenance Data System (IMDS) accounts and obtaining training on how to utilize IMDS from the Delta 6 IMDS Program Coordinator.

      - The contractor will also include Call Log Metrics, Vulnerabilities Cyber Orders, Authorized System Interuption and Period of Non-Distruption, Civil Engineering Utility Outages and Priority Ticket Tracker Metrics in the MAR (See Appendix A).

# User Account Management

The contractor shall perform user account management for users of all networks covered by this contract. Account management may include the creation, modification, deletion, reconfiguration, and configuration of access privileges as approved on the Network Access Request, i.e. Remedy (trouble ticket). The term “trouble tickets” is used to track all changes to equipment/systems, operating system software, and application software, and is equivalent to the term “customer service request”. Trouble tickets consist of information collected from a user about an outage/trouble with an existing service, or new service required. Generally, trouble tickets are in relation to a government device or client support systems such as a desktop computer issue, lack of e-mail functionality or inability to print. Trouble tickets will be used to track corrective action for system faults or cleanup/restoral actions following an incident such as restoring a faulty server or a network switch failure.

      - User Account Management Tools As a part of account management, the contractor employees shall have hands-on experience with the following systems: Active Directory, AFNET OPS Enterprise Services Dashboard (includes IAO Express), Directory and Resource Administrator (DRA), and the utilization of FAR rights for correction of user account details. The contract team shall adjust and utilize any new software tool(s) on an as-needed basis or if direction is received to stand up a new capability or software suite by Higher Headquarters.

    - Trouble Ticket Management. The contractor shall initiate, receive, track/monitor, update, route, and document work and related information using the Air Force (AF) standard ticketing/tracking tool (currently Enterprise Information Technology Service Management (EITSM)) and/or other AF approved platforms, in accordance with current AF and SSFB standards and processes. CFP technicians shall track all assigned trouble tickets through incident resolution, to include status updates and confirmation that the customer requirement has been met or the issue(s) have been resolved to the customer’s satisfaction. The contractor shall manage trouble ticket workloads to ensure compliance with performance thresholds specified in the Services Summary.

      - Prioritization. Remedy tickets will be prioritized according to the 21 CS (OL-S) Service Request Prioritization Memorandum dated 11 October 2022. This priority may change upon the 21 CS Commander’s request and the document will be updated. Cyberspace Infrastructure Planning System (CIPS) tickets will be prioritized based upon the decision making of the SCX Flight, considering aspects such as scope, available funding, required engineering, installation time (hours), accreditation (if required) and overall customer need. However, prioritization may change based upon Commander’s needs. All CIPS tickets will be scheduled on a calendar that is available to all work centers and is maintained by the CIPS manager in the SCX Flight.

    - Partnership Collaboration. The contractor shall plan, coordinate, collaborate, and communicate with end-users, customer organizations, and other servicing organizations including, but not limited to, Headquarters Space Operations Command (HQ SpOC), Defense Information Systems Agency (DISA), Field Command Communication and Coordination Center (FCCC), the Air Force Enterprise Configuration Management Office (AFECMO), the Air Force Network Integration Center (AFNIC), the 83rd, 26th and 561st Network Operations Squadrons (NOS), the Air Force Public Key Infrastructure Office (AFPKI), the 688th Cyber Space Wing, the 690th Cyberspace Operations Group, the 26th Network Operations Group, and the 67th Cyberspace Wing. It is the responsibility of the contractor CFP members to remain current on the names of mission partners as changes occur sometimes without notice.

      - Special Notices. The contractor shall monitor reports, notifications, system advisory notices, Time- Compliant Network Orders (TCNO), Notices to Airmen (NOTAM), Maintenance Tasking Orders (MTO), and any other communications from the Team Schriever Cybersecurity Office (TCSO), the FCCC, and the Air Force Network (AFNET), and DAF/HAF A6, HQ USSF/S6, DISA, and the DoD CIO.

All of these actions shall follow the direction of Air Force Manual 17-1301; Computer Security. Compliance with AFMAN 17-301 is mandatory.

      - Anomalies. The Contractor shall notify management and the TCSO upon discovery of events not previously detected by the FCCC and/or the AFNET for detailed up-channeling of information as required to government decision makers.

9.2.4.4 Notification of Bad Actors or Malicious Intent. The Contractor shall notify management as quickly as possible upon discovery of any known or suspected misuse, misconfiguration, and/or compromise of managed systems, and continually identify threats, deficiencies, and associated countermeasures. It is the responsibility of the company manager(s) and/or leads to notify the proper government personnel in an expeditious manner to avoid potential mission degradation or loss and allow for government decision making in emergency or suspected misuse/illegal activity scenarios.

    - Priority and Dedicated Services. CFP shall provide priority services to those persons designated as a Very Important Person (VIP), to key users and systems engaged in critical Schriever Space Force Base missions. This will include but is not limited to, Flag Officers (military officers holding the rank of Brigadier General or Rear Admiral (paygrade O-7) or higher), Delta, Wing, Group, or Squadron Commanders and their executive officers and support members, Mission Directors, active Ops Floor Commanders and their Crew Chiefs, Chief Master Sergeants and their executive support members, First Sergeants, and senior Government Civilian employees in the grade of GS-15 or above. The Government will maintain a current list of those users requiring VIP services which will be made available to all contractor personnel. However, as personnel and missions change, 21 CS (OL-S) may direct VIP services (usually on a temporary basis) for users or systems outside those designated on the VIP list.

    - Projects. The contractor shall plan, coordinate, collaborate, schedule, communicate, track, execute, document, and report work, and work-related data and information, involving unit-led projects. The timelines with be agreed upon between the Government and contractor by mutual concurrence. These include, but are not limited to, device life-cycle replacement/tech-refresh actions/recapitalization, device operating system migrations/upgrades, system and security software migrations/upgrades, productivity software migrations/upgrades, and migration of associated data and information. Likewise, this may include but will not be limited to, preparatory actions for equipment disposal, equipment dismantling, sticker removal, hard drive removal, and loading of outdated or superseded equipment onto vehicles to be transported to an authorized disposition agency.

    - Contractor Program Management. The contractor shall manage the delivery of services in a manner to balance workload, meet performance objectives, and improve customer service in a continuous process improvement approach. The Contracting Officer Representative (COR) will review any surveys and other customer feedback received, validate the alleged complaints or compliments, and inform the contractor of valid customer complaints. These surveys and feedback shall be reviewed to assess the technician's performance and to take necessary action to improve processes and correct behavior (if applicable). It is expected that no more than 5 percent of feedbacks received from customers should give an unsatisfactory rating on technician performance. Performance Feedbacks (annual, etc.) for individual employees which do not involve a complaint from a customer will be performed by contractor management.

      - COR Duties. The Contracting Officer’s Representative (COR) shall serve as the primary liaison between the unit and the contractor and between the Contractor and serviced organizations.

      - The contractor shall provide program oversight to include administrative planning, program management, project management, coordination, and integration of program requirements, organizing, directing, controlling & approving actions that meet or exceed the performance objectives while ensuring compliance with applicable operational and security directives.

      - Problems of Performance The contractor shall immediately identify potential and actual problems affecting performance under this PWS to the COR, or their designated alternates. Verbal reports shall be followed up with written reports in all actual or suspected instances of problem occurrence for the purpose of documenting a perceived or actual discrepancy and for as-needed analysis to determine if a suspected instance is an actual event.

      - New or Revised Process Data The contractor shall provide the Government all documentation created by the contractor while performing the work this contract requires. For example: new plans, checklists, procedures, and operational processes or tasks. This includes all revisions made in the interest of enhanced productivity.

  - Responsibilities for Classified Incidents. The CFP contractor shall be responsible for the intake and initial processing of reports concerning Classified Message Incidents (CMIs), the discovery of any amount of classified information discovered on NIPRNET, or the discovery of TOP SECRET information on SIPRNET. Upon receipt of this information, the contractor shall immediately notify the Team Schriever Cyber Security Office (TCSO) for quick-reaction decision making on the disabling of user account(s) and

computer accounts in the interest of preventing any further spillage or unauthorized exposure of classified data. The contractor shall NEVER re-enable a user or computer account after any form of improper messaging of classified information, or storage of classified information incident without explicit permission to do so by the TCSO. Any customer (regardless of rank, title, or position) who calls the CFP requesting their user account or computer be enabled after such an incident will be informed that their request will not be granted. The customer’s call will then be either transferred to or the customer will be provided the phone number for the TCSO for further way-forward discussion about any number of user or computer accounts.

The CFP contractor shall make no promise of any kind to re-enable a user or computer account on a later date to any customer.

    - CMI Actions The contractor shall perform incident response information collection from the offender and/or their work center or unit. The offender and his or her unit shall provide to the CFP on SIPRNET the following information. The CFP contractor shall NOT accept any classified information via phone.

Data required in the event of a CMI includes but is not limited to:

Precise date of the incident(s)

Exact time of incident discovery in both local and Zulu time formats

Full names of affected users, plus DoD ID numbers (found on the back of CAC) Computer name(s) with NIPRNET or SIPRNET clarification

Applicable email subject line(s)

Applicable path(s) to network drive(s) where classified information was improperly stored Lists of email recipients both on and off Schriever SFB

Name and phone number of the offender’s Security Manager

Name, phone number, rank of the offender’s Commander or Director (if CIV or military) Name and phone number of the of the offender’s manager (if CTR)

Name and phone number of the offender’s direct Supervisor

The offending user’s Security Manager is responsible for locating and providing any applicable Security Classification Guide(s) (SCGs) to CFP and TCSO to determine the classification level of the information which was mishandled.

NOTE: The CFP shall NEVER request or accept any TOP SECRET information or SCG via NIPRNET or SIPRNET and will immediately contact the TCSO for guidance and direction if such incidents occur.

The CFP contractor shall file all applicable and available information on the AMAC SIPRNET CMI reporting website for investigation, sanitization, and eventual re-enabling actions.

Chapter 10

Local Registration Authority (LRA) – Schriever and Peterson SFBs

  - Local Registration Authority (LRA)

  - Scope of Work. The contractor shall provide LRA services to the military, government civilian, and contractor workforce of Schriever SFB, Peterson SFB, Pituffik SFB and Dahlgren NSF for the purpose of enabling authorized access to SIPRNET, authorized administrator access to NIPRNET and SIPRNET, and to perform acquisition and issuance of electronic certificates for organizational email boxes to those members and organizations who require it in the performance of their official duties.

  - Required Qualifications All LRA members must attend the one-week Air Force Public Key Infrastructure/Local Registration Authority Course and pass the final exam. The contractors assigned to LRA duties must maintain a functional SIPRNET email account and a functional SIPRNET administrator account. Contractors selected for this duty must perform work with customers in-person on days when the LRA office is open for appointments. LRA duties and appointments with customers may not be performed remotely or via telework.

  - General Duties. The contractor shall perform a variety of actions for the tasks related to the issuance, revocation, turn-in, replacement, and troubleshooting of SIPRNET user tokens, NEATS tokens, and multiple types of SIPRNET administrator tokens. The contractor shall NOT troubleshoot a Common Access Card (CAC) in any way and will instead refer any customer experiencing problems with his or her CAC to the 50th Force Support Squadron (50 FSS) or the 21st Force Support Squadron (21 FSS( as applicable to the base being serviced.

    - Additional General Duties When the LRA phone line rings, the contractor shall answer it, including on days when the LRA office is not formally open for appointments with customers. The LRA member(s) shall ask customers to utilize the LRA NIPRNET SharePoint site to schedule an appointment for LRA services. Walk-in requests for LRA services will be either accommodated or not accommodated on a case- by-case basis. The contractor shall not forward the LRA phone number to any other number, nor will the LRA line be forwarded to any cell phone.

      - Identification The contractor shall ensure that before any type of action is performed for a user’s request, a positive identification is confirmed with the customer. No NEATS token, SIPRNET user token, or SIPRNET administrator token shall be issued to any person without first confirming the identity of the individual utilizing using a DoD Common Access Card (CAC). No Restricted Area (RA) badges will be accepted as identification, and no driver’s license will be accepted as identification. No expired DoD CACs shall be accepted, and the user must obtain a new and valid CAC before LRA services will be provided. The customer’s perceived or actual priority of their job and/or mission are NOT a valid excuse to bypass positive identification requirements. The LRA will not perform any action for the customer to help him or her obtain a new CAC other then directing to the applicable FSS. It is the responsibility of the person requesting LRA services to bring their DoD CAC to their appointment. No person may bring the CAC of another individual to an LRA appointment in an attempt to receive any LRA services. Service will be refused. No PIN or account resets will be performed in this or similar scenarios and the TCSO must be notified. Services shall be refused without a DoD CAC and the appointment must be rescheduled to allow the LRA to accommodate other customers. No pictures (cell phone pictures included) or reproduced printouts in any form of a DoD CAC will be accepted. Photographs or reproduced printed pictures of of DoD CACs are ILLEGAL per Title 18, United States Code, Part 1, Chapter 33, Section 701.

      - Scope of Responsibility The LRA contractor shall only support the Schriever SFB, Peterson SFB, Thule  Pituffik SFB and Dahlgren NSF workforce with NIPRNET NEATS tokens, SIPRNET user tokens,  and various types of SIPRNET administrator tokens in accordance with AF PKI Rules and Regulations  referenced in section 10.3.1.1 of this PWS. The contractor shall NOT provide any tokens of any kind to any

organization or person for use on a mission system. Mission systems must be supported by their respective government organization(s) and preestablished support contract(s) even if the mission systems fail in part or as a whole. If 21 CS Government officials elect to support a mission system, no tokens shall be issued by the LRA contractor to any person until a formal Memorandum of Agreement (MOA), Memorandum of Understanding (MOU), or Service Level Agreement (SLA) has been written, agreed upon, completed Legal review, completed Contracting review for a potential contract modification, and signed into policy by the Government members of both 21 CS and the other Government agency(s). All other support requests  outside of normal day-to-day operations will be handled on a case-by-case basis with 21 CS Leadership  approval.

      - References The contractor shall comply with all requirements listed in Department of Defense  Registration Practice Statement Version 14, 13 July 2022 in compliance with CNSS Instruction 1300,  National Security Systems Public Key Infrastructure, X.509 Certificate Policy, Version 2, December 2021.  In addition, the contractor shall follow all requirements listed in the Department of Defense Public Key  Infrastructure Registration Authority/ Local Registration Authority Certification and Practice Statement,  Version 8, 13 July 2022 in compliance with United States Department of Defense, X.509 Certificate Policy,  Version 10.7, 3 June 2021. The contractor shall NEVER make LRA Policy of their own accord and shall  comply will all updates to the aforementioned publications as they become available. The contractor shall  comply with all requirements listed on the AF PKI SharePoint site: USAF PKI - Help and Training for  Local Registration Authorities (intelink.gov) Regulation include but are not limited to DoD PKI RA-LRA  CPS v8, NSS PKI DoD RPS v15, and DAFMAN 17-1304 Published 18 Aug 21. It is also the contractor’s  responsibility to be familiar with all publications that govern the LRA Program and report up the chain of command of any potential changes in AF Polices as needed.

    - After Hours. Notification of LRA services required after-hours will be handled through the CFP on- call notification channels and an LRA member will only respond in a real-world emergency which is causing a real-world threat to an active mission.

    - Coordination. No tokens of any kind will be issued by the LRA to any person without full completion of the proper paperwork from the appropriate and authorized approving authorities. Access to classified information is not to be taken lightly. Granting administrator access to systems that contain classified information must be even more closely controlled and monitored. Administrator actions will be audited by the TCSO. Any LRA member found to be abusing a classified administrator account shall have his or her account immediately disabled and may face disciplinary action up to immediate dismissal and/or termination of employment.

    - Records. The LRA must maintain all documentation related to initial account creation, issuance of token, and any documents filed covering the issuance of a new token due to a user losing their token shall be retained by the contractor. There shall be no disposition of these documents.

10.5 Reporting. The LRA will immediately report any suspected misuse or sharing of token and/or token PIN(s) (regardless of token type) to the TSCO for decision-making actions to include token revocation, account disable actions, potential token confiscation, and potential action by law enforcement agencies if criminal misconduct is suspected or confirmed to have occurred.

# Chapter 11 Communications Focal Point – Peterson SFB

  - Communications Focal Point (CFP)

  - Scope of Work. Contractor members will work with Government and contractor managers to provide Communications Focal Point support for the Department of Defense (DoD), United States Space Command (USSPACECOM), United States Space Force (USSF), United States Air Force (USAF), United States Air Force Reserve (USAFR), United States Army (USA), United States Navy (USN), United States Marines (USMC), Space Operations Command (SpOC), Space Base Delta One (SBD-1), and other Tenant units such as Joint Task Force – Space Defense (JTF-SD), and those that are assigned permanently or temporarily to Peterson Space Force Base (PSFB), Colorado.

    - On-Site. All CFP actions/work will be performed on-site at 21st Communications Squadron facilities and work centers located at Peterson SFB, Colorado. Exceptions to performance of on-site work will be handled on a case-by-case basis at the direction of 21 CS/CC or his designated representatives in leadership positions at Peterson SFB.

    - Required Qualifications. Contractor CFP managers, specialists and technicians will hold a current and verifiable CompTIA Security+ certification and an active U.S. Government SECRET security clearance (or higher). Workcenter leads will hold at least a current and verifiable CompTIA Security+ certification with five years of Information Technology experience and an active U.S. Government SECRET (or higher) security clearance.

# General Duties

    - Comm Focal Point Technicians. The contractor shall perform the following duties for customers who contact the CFP requesting assistance with government-owned IT devices or services. Responsibilities include the following on NIPRNet/SIPRNet domain: collects, assembles, and assesses logistics information and sustainment requirements. It functions in direct support of units' operational mission, to include support of network systems (routers, switches, servers and desktop systems, radio system and all other communications to maintain visibility of communications health indicators. Provides command and control of communications support activities. Evaluates and controls communications support requirements, trouble tickets, and directs timely corrective actions with assistance from production work centers. The CFP will function as the primary interface with all external agencies to include but not limited to base users, base organization, AFNet Ops organizations, Wing Installation Control Center, and the Enterprise Service Desk (ESD).

      - The contractor must attended all virtual or in-person required CFP 21 CS and Enterprise meetings regrading cyber readiness covering but not limited to Cyber Orders, critical priority tickets, or vulnerability management.

    - Cybersecurity Liaison (CSL). The contractors will work with Cybersecurity Office appointed CSLs

within units with ticket processing, Remedy submission, notification, updates, and priority management. Obligation and responsibilities are covered during the 21 CS-P Cybersecurity Office’s CSL training.

      - CSL Training. All new contractors must attend CSL Training led by the 21 CS-P Cybersecurity Office. Training is scheduled by the 21 CS-P Cybersecurity Office and provided to all the unit appointed members. CFP contractors will work with the Cybersecurity Office to lead the CFP section of training covering Remedy ticket management and IAO Express usage. Additionally, CFP contractors will provide a rotation of members to run this portion of the CSL training.

      - CSL Responsibilities. All new contractors are responsible for 21 CS-P CSL duties, to include updating the 21 CS-P CSL appointment letter, in-processing and out-processing 21 CS members, and maintaining all 21 CS-P member paperwork such as 2875s, 2842s, and Rules of Behavior agreements. Contractors will perform standard CSLs duties for the unit as outlined in the 21 CS-P Cybersecurity CSL training. The 21 CS-P CFP is not responsible for submitting NIPRNet nor SIPRNet Remedy trouble tickets for customers that are not assigned to the 21 CS. This is the responsibility of the customers respective CSL(s) along with any initial troubleshooting/resolution efforts prior to trouble ticket submission. If a customer’s CSL(s) is not available to submit a trouble ticket, the customer will use the Virtual Enterprise Service Desk (vESD) desktop application provided to all Air and Space Force network users on PSFB.

      - CSL Communication Responsibilities. Contractors will provide all HQ network update to CLS using Microsoft Distro (21 CS/CSL Comms), Microsoft Team (Peterson Cyber Liaison Team), and Microsoft SharePoint Page.

    - CFP Contact Methods. Contact methods will include but are not limited to the following:

      - Methods. The CFP may be contacted by numerous means (i.e., voice, email, Remedy ticket, etc.). The CFP is responsible for answering a contact attempt which uses any one of these methods, or a combination of these methods.

      - CFP Communication Manager. Contractors will manage and maintain Microsoft Teams Pages: 21 CS-P Comm Focal Point, Peterson Cyber Liaison Team, and Microsoft SharePoint Page.

      - Office Phone. When the CFP office phone rings, the contractor team shall answer it during formally established business hours of 0730-1630, Monday thru Friday, except for Federal Holidays. The contractor team shall not forward any of the CFP phone lines to any other phone number or numbers unless it's an approved government owned mobile device. The contractor team shall not modify the existing CFP call tree, nor will the contractor change the CFP phone number without approval from the COR.

      - Forwarding Calls. The contractor shall never forward a customer phone call to a back shop. CFP must provide customer with updated ticket information and request a technician return their call.

      - On-Call/After Hour Support. The contractor team shall establish an on-call schedule covering all 365 days of the calendar year (366 days during leap years). Whomever is on-call must always carry a functional cellular telephone when not physically present at the CFP, as well as outside of normal business hours (0730-1630).

        - The contractor must always maintain On-Call/After Hour Binder with them. The binder must be kept in good, updated working order with contact information and course of action. Ref section 13.2.3.11.: CFP After Hours Binder

        - It is the responsibility of the on-call contractor to answer the on-call cellphone if it rings at any time outside of normal CFP business hours.

        - The contractor shall not forward the CFP on-call cell phone to any other cellphone, landline, or IP-based service(s) such as Google Voice.

        - Situations may arise which necessitate the on-call contractor to travel to Peterson SFB to perform in-person troubleshooting or administrative actions, to resolve a mission critical issue(s) or outage outside of normal business hours.

        - The on-call contractor shall not consume any amount of alcohol while serving as the on-call member. Likewise, the on-call member may not utilize any medications or substances which would prohibit him or her from driving to Peterson SFB while in on-call status.

        - Before taking over responsibilities a contractor must check all equipment before taking over responsibilities: binders, government laptop, government owned phone, phone charger, etc.

      - Initial Contact Support. When customers call the CFP to report of an issue they are experiencing, CFP contractors will direct the customer to contact their unit CSL. The unit CSL shall submit Remedy tickets for their customers via NIPRNet and/or SIPRNet Remedy. If the customer’s unit CSL is unavailable, the customer can submit tickets on NIPRNet via the vESD Helpdesk icon.

        - The contractor will only perform initial troubleshooting steps with 21 CS customers to the best of their ability via phone or email, as part of their 21 CS-P CSL duties. All other customers will need to first go through their CSLs for any initial troubleshooting and Remedy ticket way-forward. If the initial troubleshooting steps performed by the CFP contractor or unit CSL are not successful in resolving the customer’s problem, the CFP contractor or unit CSL will utilize either NIPRNet or SIPRNet Remedy to open a trouble ticket for tracking and documentation of the problem.

        - Unclassified issues are logged in NIPRNet Remedy. SIPRNet issues and/or any issue which contain SECRET information or data are logged in SIPRNet Remedy. The CFP technician will ensure that the ticket is routed in Remedy to the proper Peterson 21 CS back shop or higher-level agency who will attempt to resolve the issue using elevated network permissions or accesses. CFP contractors will not open CIPS tickets for new requirements and shall instead refer the customer to the CIPS manager(s).

      - CS (PSFB) Back Shops. A backshop is defined as a Tier 2 or 3 communications support section of 21 CS which deals with very specific aspects of Information Technology support. The following offices have their own Remedy queue:

        - Infrastructure is responsible for the configuration, operation, maintenance, troubleshooting, security and tech-refresh of network routers, switches (both virtual and physical). In addition, the infrastructure team manages the physical connections for WAN-level equipment such as the base firewall. The infrastructure shop is listed in Remedy under Peterson AFB > Infrastructure Support > LAN/WAN.

        - Client Support Technicians (CST) are responsible for the imaging, troubleshooting, software patching, repair, staging, and overall maintenance of computers, government cell phones, printers. CSTs must maintain NIPRNet and SIPRNet administrator accounts. The 21 CS-P CST shop is listed in Remedy under Peterson AFB > Client Service Center > 21 CS-CST.

        - Telephones is responsible for the operation of voice communications services, both VoIP telephones and analog telephones. This work center also controls the Peterson Cisco call manager and can use this asset to perform actions such as resetting a voicemail PIN or adding additional phone numbers to a VoIP via remote access. The telephone shop is listed in the same location as the 21 CS-CST section in Remedy under Peterson AFB > Client Service Center > 21 CS-CST.

        - Network Operations (also referred to as System Administrators) is responsible for the maintenance and operation of network servers such as file servers, web servers containing SharePoint sites, the Virtual Desktop Interface (VDI) environment. NetOps members must maintain NIPRNet and SIPRNet server administrator accounts. The Network Operations section is listed in Remedy under Peterson AFB > Network Operations > Network Administration.

        - Cable

        - Knowledge Operations is responsible for record keeping IAW AFI 33-322 and are the personnel responsible for the File Plan. Their approval is required for changes to ERM drive access as changes are requested and as records custodians from various units are replaced on a regular basis.

        - The Peterson Cybersecurity Office is responsible for the overall network security of Peterson SFB NIPRNet and SIPRNet. The Peterson Cybersecurity Office is listed in Remedy under Peterson AFB > Client Service Center > 21 SW/IA.

        - There are other CST/CSL sections throughout Peterson SFB which have dedicated Remedy queues and perform computer repair and support actions on behalf of their respective units or sections.

          - CST-21 CES

          - CST-21 LRS

          - CST-21CS GO

          - CST-302 CF

          - CST-561 NOS

          - CST-AFOSI

          - CST-CISF SLPC

          - CST-USSPACECOM

11.2.2.8 Organizational Mailbox. Contractors will maintain organization mailbox on both NIPRNet and SIPRNet systems.

        - NIPRNET Email Organization Box. The contractor shall maintain and utilize the 21 CS-P CFP NIPRNet org box to receive emails from customers who request assistance. The contractor will respond to these emails from the org box. If responding to an issue which the CFP contractor is unable to resolve, the contractor will direct the customer to their unit CSL for further assistance and/or Remedy ticket submission. Additionally, the contractor will sponsor, maintain positive control, and comply with all Air Force Public Key Infrastructure (AFPKI) regulations regarding the NIPRNet org box encryption certificate which is installed on the contractor’s computer as to be able to receive/read encrypted emails sent to the NIPRNet org box.

        - SIPRNET Email Organization Box. The contractor shall maintain and utilize the USSF Peterson SFB 21 CS-P Mailbox CFP SIPRNET org box (exact name provided as a specific reference) to receive emails from customers who request assistance. The contractor will respond to these emails from the org box. If responding to an issue which the CFP contractor is unable to resolve, the contractor will direct the customer to their unit CSL for further assistance and/or Remedy ticket submission. Additionally, the contractor will sponsor, maintain positive control, and comply with all Air Force Public Key Infrastructure (AFPKI) regulations regarding the SIPRNet org box encryption certificate which is installed on the contractor’s computer as to be able to receive/read encrypted emails sent to the SIPRNet org box.

        - Notification, Updates, and Meetings. The contractor shall send weekly notices in the form of Network Notifications reminding the Peterson workforce and CSLs of upcoming standard or non-standard maintenance such as switch reboots, Authorized Service Interruptions (ASIs), power disruption affecting network systems, mandatory PC reboots, and the upcoming implementation of major network changes coming from higher headquarters, such as the implementation of new software or patches to include notices from the 688th NWS. Such notices will also include information about the CFP office closures/updated hours of operations, Unclassified service outages or degradations with an estimated time of restoral (if available). Contractors will update 21 CS Leadership on any priority or critical one issues that impact mission readiness. On a weekly basis, contractors must attend any required higher headquarters meetings pertaining to cyber readiness.

      - Remedy Reporting. Encompasses all elements of managing information technology services, including desktop, network connectivity, Network: implementing, deployment, improvement and support for both internal and external stakeholders with a goal to consistently improve services real time tracking.

        - The contractor team will use the Priority Trouble Ticket Spreadsheet daily to track all priority, critical, VIP, etc. from the submission to closure. CS Flight Leads and Senior Leadership most be notified on all priority trouble tickets placed within the spreadsheet. This notification email will include all pertinent data on all currently open High Priority tickets and information on any other applicable high visibility projects or concerns. Hands on training from CFP technicians concerning the exact process used to calculate these numbers will be provided from existing government employees during the 90-day military-to- contractor turnover period.

        - The contractor will perform a once-weekly task known as “running the numbers.” This will be performed on both NIPRNet and SIPRNet Remedy to pull the number of tickets routed by the CFP for the week. This allows leadership to analyze ticket volumes, trends, and valuable data for future decisions.

        - The contractor will follow guidance provides the Enterprise Service Desk / Remedy dealing with prioritization of user requests and priorities. Request to raise priority need to be funneled to the 21 CS- P/SCO Leadership unless the ticket situation mission impact rises and meets the guidance matrix e.g. GIRC Ticket Prioritization Quick Reference.

        - The contractor must also submit once-weekly call information containing number of calls received to the CFP team lead to include afterhours calls. This allows leaders to analyze call volumes, trends, and valuable data for future decisions.

        - The contractor shall plan, coordinate, schedule, communicate, track, execute, document, and report work involving the creation, configuration, relocation, management, maintenance, investigation, troubleshooting, repair, verification of proper operation, and deletion/removal of approved local and network logical objects/structures. These include, but are not limited to, computer accounts, user accounts, group accounts, electronic mail (e-mail) accounts and associated structures, shared network resources, web sites, public key infrastructure (PKI) certificates and credentials, and their associated data and information.

        - The contractor will also include Call Log Metrics, Vulnerabilities Cyber Orders, Authorized System Interuption and Period of Non-Distruption, Civil Engineering Utility Outages and Priority Ticket Tracker Metrics in the MAR (See Appendix A).

      - Integrated Maintenance Data System (IMDS). The contractor shall plan, organize, and direct sustainment and maintenance activities. Establishing work standards, methods, and controls for preventative, scheduled, and unscheduled maintenance actions. Determines extent and economy of repair of malfunctioning equipment. Ensures compliance with technical data, instructions, and work standards. Develops and enforces safety standards. Interprets malfunctions and prescribes corrective action. Serves on, or directs, contracted inspection teams organized to evaluate base or command sustainment programs. Manages, or performs, research and development projects for assigned systems. Coordinates and documents equipment preventative maintenance and repair. Manages organizational client device accounts with the exception of Land Mobile Radio (LMR) devices. The contract team is responsible for obtaining and maintaining NIPRNET IMDS accounts and obtaining training on how to utilize IMDS from the Delta 6 IMDS Program Coordinator.

      - CFP After Hours Binder: The contractor must maintain the CFP After Hours Binder that includes Peterson 21 CS section leadership, HQ, 24-hr operation units (such as Command Post or USSPACECOM JOC), NOS, FCCC, etc. contact information and course of actions.

        - The contractor must ensure binder is updated quarterly to included but not limited to the above contact information.

        - Existing or new course of action or lesson learns must be briefed amongst contractors as best practice.

# User Account Management

The contractor shall perform user account management for users of all networks covered by this contract. Account management may include the creation, modification, deletion, reconfiguration, and setting of access privileges as approved on the Network Access Request, i.e. Remedy (trouble ticket). The term “trouble tickets” is used to track all changes to equipment/systems, operating system software, and application software, and is equivalent to the term “customer service request”. Trouble tickets consist of information collected from a user about an outage/trouble with an existing service, or new service required. Generally, trouble tickets are in relation to a government device or client support systems such as a desktop computer issue, lack of e-mail functionality or inability to print. Trouble tickets will be used to track corrective action for system faults or cleanup/restoral actions following an incident such as restoring a faulty server or a network switch failure.

      - User Account Management Tools As a part of account management, the contractor employees shall have hands-on experience with the following systems: Active Directory, AFNET OPS Enterprise Services Dashboard (includes IAO Express), Directory and Resource Administrator (DRA), and the utilization of FAR rights for correction of user account details. The contract team shall adjust and utilize any new software tool(s) on an as-needed basis or if direction is received to stand up a new capability or software suite by Higher Headquarters.

      - Trouble Ticket Management. The contractor shall initiate, receive, track/monitor, update, route, and document work and related information using the Air Force (AF) standard ticketing/tracking tool (currently Enterprise Information Technology Service Management (EITSM)) and/or other AF approved platforms, in accordance with current AF and PSFB standards and processes. CFP technicians shall track all assigned trouble tickets for NIPRNet and SIPRNet EITSM Remedy through incident resolution, to include status updates and confirmation that the customer requirement has been met or the issue(s) have been resolved to the customer’s satisfaction. The contractor shall manage trouble ticket workloads to ensure compliance with performance thresholds specified in the Services Summary.

        - Ticket Prioritization. Remedy tickets will be prioritized in according to guidance provided by the Enterprise Service Desk dealing with prioritization user requests and priorities. This priority may change upon the 21 CS Commander’s request and the document will be updated.

1.2.3.15 Partnership Collaboration. The contractor shall plan, coordinate, collaborate, and communicate with, CSLs, end-users, customer organizations, and other servicing organizations including, but not limited to, Headquarters Space Operations Command (HQ SpOC), Defense Information Systems Agency (DISA), Field Command Communication and Coordination Center (FCCC), the Air Force Enterprise Configuration Management Office (AFECMO), Mission Assurance Center (AMAC), the Air Force Network Integration Center (AFNIC), the 83rd, 26th and 561st Network Operations Squadrons (NOS), the Air Force Public Key Infrastructure Office (AFPKI), the 688th Cyber Space Wing, the 690th Cyberspace Operations Group, the 26th Network Operations Group, and the 67th Cyberspace Wing. It is the responsibility of the contractor CFP members to remain current on the names of mission partners as changes occur sometimes without notice.

      - Special Notices. The contractor shall monitor reports, notifications, system advisory notices, Time-Compliant Network Orders (TCNO), Notice to Airmen (NOTAM), Maintenance Tasking Orders (MTO), and any other communications from the Team Peterson Cybersecurity Office (TCSO), the FCCC, and the Air Force Network (AFNET), and DAF/HAF A6, HQ USSF/S6, DISA, and the DoD CIO.

All of these actions shall follow the direction of Air Force Manual 17-1301; Computer Security. Compliance with AFMAN 17-301 is mandatory.

      - Anomalies. The Contractor shall notify management and the TCSO upon discovery of events not previously detected by the FCCC and/or the AFNET for detailed up-channeling of information as required to government decision makers.

      - Notification of Bad Actors. The Contractor shall notify management as quickly as possible upon discovery of any known or suspected misuse, misconfiguration, and/or compromise of managed systems, and continually identify threats, deficiencies, and associated countermeasures. It is the responsibility of the company manager(s) and/or leads to notify the proper government personnel in an expeditious manner to avoid potential mission degradation or loss and allow for government decision making in emergency or suspected misuse/illegal activity scenarios.

      - Negligent Discharge of Classified Information (NDCI). A NDCI, which includes a Classified Message Incident (CMI) or Classified File Incident (CFI), occurs when classified data is included in a message or file and sent over or stored on a lower classification network. NDCI's require declaration, containment, sanitization, and retraining for the offender and engagement across multiple levels to protect the classified information, retrain offenders, and restore services to affected accounts. For the purpose of this guidance, an NDCI includes all forms of Unauthorized Disclosures of Classified Information and spillages on an Air Force network or weapon system.

        - CFP Standard Operating Procedures (SOP) for NDCIs. The Contractor will use 21 CS CFP SOP for proper handling of NDCIs as well as all AMAC approved handling instructions regarding this topic.

      - Approved Service Interruption (ASI) and Period of Non-Disruption (POND). An ASI is an interruption to the network that requires the approval of AMAC and all affected parties. It may be classified as a HAZCON or an OUTAGE depending on severity. ASIs are necessary in order to make changes to the network and enforce a high standard of security. PONDs are critical periods of time in which no network disruptions (ASIs) should occur. These are usually in support of rocket and missile launches where having all available means of communication is critical to the success of the mission.

        - CFP Standard Operating Procedures (SOP) for ASIs & PONDs. The contractor will use the 21 CS SOP for handling ASIs and PONDs. The contractor will keep track of any updates to ASIs, and PONDs sent to the CFP SIPR org box from AMAC.

      - Utility Outages. The 21 CES publishes/tracks utility outages for Peterson SFB on their MS Teams page. These outages include but are not limited to power generator tests that affect the base, road closures required for construction, and changes to any part of a building's basic utilities/amenities (electrical, plumbing, HVAC, etc...).

        - CFP Standard Operating Procedures (SOP) for Utility Outages. The contractor will use the available 21 CS CFP SOP for all handling, tracking, and notification requirements of the Base Utility Outages program.

11.2.4.22 Cyber Orders, Vulnerability Management & The CFP Top 100. The SpOC FCCC/MCCC requires all installations to acknowledge, track, update, and comply with cyber orders (Time Compliance Tasking Orders (TCNO) and Mandatory Tasking Orders (MTO)) posted on the ACT website on SIPRnet. These TCNOs/MTOs pertain to but are not limited to mitigating and/or eliminating known hardware and/or software vulnerabilities and notifications that the 21 CS CFP is required to distribute to all Peterson SFB Unclassified/Classified Department of Defense Information Network (DODIN) users. The SpOC FCCC/MCCC holds weekly meetings (that the contractor will attend) reporting the compliance and non- compliance statistics for every installation. The CFP Top 100 program enforces vulnerability management. Each month, the CFP sends CSLs a list of the top 100 most vulnerable computers on the installation alongside remediation instructions. If CSLs do not remediate these computers, the CFP works with the 21 CS System Admins to remove the computers from the network.

11.2.3.22.1 CFP Standard Operating Procedures (SOP) for Cyber Orders, Vulnerability Management & The CFP Top 100. The contractor will use the available 21 CS CFP SOP for all acknowledging, tracking, updating, and complying requirements for the Cyber Orders, Vulnerability Management & The CFP Top 100 programs.

11.2.3.23 Priority and Dedicated Services. CFP shall provide priority services to those persons designated as a Very Important Person (VIP), to key users and systems engaged in critical Peterson Space Force Base missions. This will include but is not limited to, Flag Officers (military officers holding the rank of Brigadier General or Rear Admiral (paygrade O-7) or higher), Delta, Wing, Group, or Squadron Commanders and their executive officers and support members, Mission Directors, Ops Floor Commanders and Crew Chiefs, Chief Master Sergeants and their executive support members, First Sergeants, and senior Government Civilian employees in the grade of GS-15 or above. The Government will maintain a current list of those users requiring VIP services which will be made available to all contractor personnel. However, as personnel and missions change, 21 CS may direct VIP services (usually on a temporary basis) for users or systems outside those designated on the VIP list. Follow e.g. GIRC Ticket Prioritization Reference.

11.2.4. Problems of Performance The contractor shall immediately identify potential and actual problems affecting performance under this PWS to the COR, or their designated alternates. Verbal reports shall be followed up with written reports at all times for the purpose of documenting a perceived or actual discrepancy.

11.2.5. New or Revised Process Data The contractor shall provide the Government all documentation created by the contractor while performing the work this contract requires. For example: new plans, checklists, procedures, and operational processes to include all revisions made in the interest of enhanced productivity.

Chapter 12

Cable Maintenance – Peterson SFB

  - DESCRIPTION OF SERVICES

  - Scope of the Work

The Contractor shall provide all personnel and services. Work under this PWS will support the mission of 21st Communications Squadron at Peterson SFB by providing highly reliable wired telecommunications and networked voice, video, and data services. The Contractor shall perform Operation and Maintenance (O&M) and other services (including installations) required to ensure the Base Communications (BC) are available 24 hours per day, 7 days per week. The BC consists of the inside plant (ISP) cabling, outside plant (OSP) cabling, manholes, Protected Distribution Systems (PDS), Base Civil Engineering Work Clearance Request, AF Form 103, Antenna transmission systems Preventative Maintenance Inspections (PMI), and all associated equipment described in Appendix F, which may include other systems (e.g. radio, etc.). The Contractor shall operate and maintain all BC equipment and systems in accordance with (IAW) the Original Equipment Manufacturers’ (OEM) technical manuals and specifications, Department of Defense (DoD) and AF policy and regulations, applicable federal, state, and local laws and regulations. Since this location is a northern tier base, contractor must plan appropriately for adverse winter conditions, and the follow-on increase in

warm-weather construction activity base-wide.

# General Requirements

    - Base Civil Engineering work Clearance Requests. The Contractor shall prepare and coordinate a Base Civil Engineering Work Clearance Request, AF Form 103, prior to any trenching, digging, The Contractor shall notify the facility manager to submit an AF Form 332, Base Civil Engineer Work Request, prior to any work requiring structural modification to the facility. Trenching, excavation, confined spaces entry, confined spaces atmospheric testing/forced air ventilation, and marking and barricading of open trenches are to be performed IAW Occupational Safety and Health Act (OSHA) standards, Air Force Occupational Safety and Health (AFOSH), any local procedures and other provisions of this contract.

# Equipment

All required equipment will be provided by the government.

# Personnel

The Contractor is solely responsible for ensuring sufficient personnel are assigned to this contract and all personnel are qualified and certified at a minimum on Security + and BISCI ISP/OSP installer II, along with Top Secret/SCI clearances to perform the requirements listed herein, including those qualifications and certifications required by the OEM requirements to maintain, install, or operate the equipment covered by this contract including current certifications for all voice switching systems. The Contractor shall ensure personnel also meet the criterion stated in its proposal for this requirement. The Contractor is solely responsible for compliance with OSHA standards for the protection of their employees. The Contract Manager shall ensure specific safety requirements in AFOSH standards are complied with by Contractor

Personnel when non-compliance would clearly present the potential to harm or damage government resources. The AF is not responsible for ensuring that Contractors comply with personal safety requirements that do not present the

potential to damage government resources. The Contractor shall not employ persons for work on this contract if such employee is identified to the Contractor by the Contracting Officer as a potential threat to the health, safety, security, general well-being or operational mission of the installation and its population. Contractor Personnel shall present a neat appearance and be easily recognized as Contractor employees.

# Operate and Maintain (O&M) Requirements

Overall responsibility to properly operate and maintain the BC shall rest with Contractor as described by the maintenance support plan (MSP) (see PWS section 12.3.12, BC Work Center Records) and the OEM’s recommended procedures. Appendix X identifies equipment and items the contractor will be responsible to maintain. O&M actions include all actions taken by the Contractor to operate and maintain equipment and systems in a serviceable condition or to restore it to a serviceable condition to include purchasing of commercially available parts, inspection, periodic testing, adjustment, and repair. O&M responsibilities include all pre-existing cabling infrastructure as is, to include ISP and OSP, all terminals, building terminals, pedestals, and copper and fiber optic splices. The effort may include the replacement of defective circuit packs and Customer Premise Equipment (CPE), preventive maintenance IAW applicable publications and other routine work to optimize the life expectancy of the equipment and cable systems. Work orders will be accomplished IAW PWS Section 12.4. The Contractor shall not postpone or otherwise delay O&M efforts to accomplish work orders. The Contractor is responsible for completing both O&M and work orders simultaneously to ensure contractual timelines are met for both. The contractor will provide Remedy, CIPS and Priority ticket metrics within the MAR (See Appendix A).

    - Perform Inside Plant (ISP) & Outside Plant (OSP) O&M. Contractor shall maintain ISP & OSP cable and equipment as identified in Appendix F and IAW applicable documents listed in Appendix F of this PWS. Upon request by the COR, the contractor will perform end to end testing on existing ISP/OSP cabling. Applicable commercial standards apply to all testing and test results will be delivered to the COR for acceptance. Preexisting cable infrastructure will be the responsibility of the contractor, as well as all repairs to include all demarcation points and faulty wiring to include horizontal cabling and cross connects.

    - Preventive Maintenance Inspections (PMIs). Contractor shall perform PMIs as required on all systems covered by this contract IAW OEM recommended or established schedules and/or manuals. Contractor shall elevate any problems and identify any trends to the COR in writing within one workday. Contractor shall correct deficiencies IAW 12.3.12.14. Manhole PMIs are completed on a 5-year period and all Antennas are performed annually according to TO-33A-1001.

      - Protected Distribution System (PDS). Contractor shall perform a line route inspection IAW Air Force Systems Security Instruction AFSSI 7703 that consists of a close visual inspection of the PDS for signs of penetration, tampering, and any other anomaly that may cause a deterioration of protection safeguards. The close visual inspection must include the total surface (360 degrees) of the PDS (especially those parts close to walls); using a mirror is recommended. For buried PDS, the visual inspection must extend 5 meters (16 feet) on either side of the PDS route; inspect for evidence of unauthorized digging. PDS lines route inspectors need not be qualified installers or technicians but must recognize physical changes in the PDS including attempts at penetration or tampering. An inspection of the PDS within the manhole is required each time cleared personnel with the necessary access enter the manhole. Record in the PDS Log, all PDS events such as alarms, lines route inspections, technical inspections, and other pertinent information. PDS events record: Evidence that this record is current and includes all significant events. Keep logs for 3 years from recertification date.

      - Manholes and/or Handholes. The Contractor shall inspect 20% COR-accepted manholes (which will not be the same manholes) per year under the O&M portion of this contract.. If the Contractor is working in a manhole not scheduled for a PMI, the Contractor must correct any discrepancies before the job is considered complete. Then, the manhole will be counted in the monthly PMI schedule. The Contractor shall inspect each manhole/handhole for the following discrepancies and correct/open work order as needed:

        - All cables will be identified and tagged. At each splice, tags will be placed on each side of the splice identifying each cable. In manholes with pull through cables, each cable will be identified with a tag.

        - All cables will be racked to the manhole cable supports.

        - All ducts (vacant or occupied) will be sealed.

        - All manholes or handholes will be cleaned of mud, water, and any other debris.

        - Update the CVC database - for the manhole or handhole and record all descriptive information for splices, cables, ducts, and other communication features in the manhole or handhole.

        - Check Locking lids/identify and place work order with COR for new locks.

# System and Service Outages and Trouble Calls/ Tickets

      - Contractor Availability. The Contractor shall respond in case of emergencies, outages, alerts and exercises, 24 hours a day, 7 days per week. If contacted, the Contractor shall report for duty and provide services as necessary until the emergency, alert, or exercise is completed. There will be approximately 15 trouble tickets per month. The contractor will provide the COR with the completion date of Trouble Tickets IAW PWS section 12.3.4.3.

      - Scheduled Outages. Contractor shall identify, coordinate, and schedule service outages with the CFP. The Contractor shall schedule such outages to minimize inconvenience to users based upon Government user work schedules. This may require working outside of normal duty hours. The user must release all affected equipment and circuits prior to any service disruption. The Contractor shall follow established local procedures for scheduling and implementing scheduled outages. Notification shall include the reason for the interruption, start and stop times, duration, and the equipment,

lines, and buildings affected. The Contractor shall log the outage IAW the guidance in PWS section 12.3.12.14.

132.3.3.3 Restoration/ Completion of Outages, Trouble Calls/ Tickets (NIPR/SIPR Remedy), Work Orders, and O&M Requests. Outage/troubles will be prioritized ahead of work orders and O&M requests. The 21 CS CC, COR or authorized government representative can change priories if needed. The Contractor shall respond and initiate repair actions within the specified time listed below from the time the COR advises the Contractor of the problem. However, exceptions to time limits may be allowed, with approval of the COR or CO or authorized government representative, with appropriate justification. The contractor shall repair and/or restore services in the priority order determined by the CFP. The COR or Restoration Priority List (RPL) shall apply in the absence of the CFP. The Contractor shall continue to work on repair actions until service is restored based on priority. The Contractor shall work closely with the COR on all repairs/service or system outages, trouble calls/tickets, O&M Requests, and Work Orders and notify the COR in writing upon restoration of service providing the time service was restored and a description of repair action. The Contractor shall coordinate with Network Infrastructure to restore any Internet Protocol (IP) phone set outages. The Contractor shall log the outage IAW the guidance in PWS section 12.3.12.14. Outage/trouble ticket call (NIPR/SIPR Remedy), Work Orders, and O&M Request categories are further defined as:

        - Emergency. Contractor shall respond on-site within 2 hours and restore service within 8 hours not to exceed 24hrs unless otherwise approved by the COR in writing. Expedition of parts and/or labor is required (at contractors’ expense) at no additional charge. If an outage/trouble ticket, Work Order, or O&M Request significantly affects a mission, the COR may declare an Emergency classification. Emergencies are classified as any of the following:

          - Loss of over 50% or more of total call handling capability of any communications system

          - Loss of any Primary or Secondary Crash System or any portion thereof

          - Affects security or emergency type operations, including Emergency Operations Center (EOC) as well as those affecting safety

          - Affect specifically identified events and/or exercises 12.3.3.3.1.5 Loss of Voice service affecting 100 or more users 12.3.3.3.1.6 Failure of one or more circuits listed in the Base RPL

        - Priority Contractor shall respond on-site within 6 hours and restore service as soon as possible, but shall not exceed 3 working days. Expedition of parts or labor may be required at no additional charge. Priority is classified as any of the following:

          - Loss of over 25% or more of total call handling capability of any communications system.

          - Major alarm of any switching system identified in Appendix F.

          - Total loss of telephone service within a building IAW RPL or COR guidance.

          - Loss of LAN connectivity affecting 15-99 users.

        - Routine Contractor shall respond on-site within 24 hours and restore service as soon as practicable but not to exceed 5 workdays. Expedition of parts and/or labor is not required. Routine outages/troubles are any other outage(s) not included in the above categories.

        - Outage/Trouble Cause Identification. The Contractor shall determine if a recorded problem or system failure is attributable to the BC or other causes. The Contractor shall immediately notify the COR if the malfunction is determined to be due to other causes (outside the Contractor-maintained system/equipment). The Contractor may be liable for the cost of any third-party service calls or charges necessary to isolate and repair the problem if it is later determined that the cause of failure is related to the BC or failure of proper O&M of the system.

    - Cable Location, Staking, and Marking. Marking shall be within one foot of the actual location at ten-foot intervals and at direction changes. The marking shall begin two feet outside the point of entry into the work area and shall continue two feet past the point of exit from the work area. Contractor shall complete location, staking and marking within the specified time listed below from the time the COR advises the Contractor of the requirement unless additional time is permitted by the COR. The Contractor shall comply with the following timelines for location, staking, and marking:

- Emergency: Within 1 hour of notification during duty hours & 2 hours for off duty and weekends.

- Priority: Within 6 Hours of notification.

- Routine: Within 3 business days of notification.

# Contractor Support Services

The Contractor shall comply with FAR 9.505, Conflict of Interest, IAW support services.

      - Contractor Support for Government Engineering and Installations. The Contractor shall provide technical support to include an interchange of information on technical parameters and capabilities of the BC; location and identification of building terminals and communication rooms; and verification of cable record information as directed by the COR or CO. These efforts include setting of equipment options to determine proper operational conditions; restoration of service to existing equipment; establishment of service to new facilities; establishment of service for existing facilities under renovation; transfer from one system to another system; and support of hardware and software upgrades.

      - Contractor Interface and Support for Other Vendors. The Contractor shall cooperate, share, and exchange routine or available technical and system equipment interface information with other vendors as directed by the COR or CO.

      - Workload/ Status Meetings. The BC Manager shall attend local meetings with the COR(s) and Peterson CS Plans Office to discuss status of current and future work orders, trouble tickets, outages, PMIs, or any other work/event that may impact contractual performance. The Contractor shall provide a list of work orders and trouble tickets at the meeting for reconciliation and discussion with the COR(s), Contracting Officer, or other personnel (approved by the CORs or CO).

      - Design Review Meetings. The Contractor shall review program or project drawings and provide comments concerning communications requirements within ten working days from receipt when requested by the COR. The Contractor shall participate in designated design review meetings identified by the COR.

The BC manager shall attend up to four design review meetings per month.

    - Technical Solutions. Contractor shall perform detailed technical solutions for work intended to be performed under this contract upon receipt of a written request for the COR. The technical solution includes a listing of those efforts/items required to complete the job and shall be provided to the COR using the work order format specified in PWS Section 12.4. The Contractor shall provide the proposed solution to the COR within 10 working days from receipt of requirement unless a longer period is agreed to by the COR and documented on the requirement.

# BC Work Center Records

The Contractor will use Remedy and CIPS to document all work performed. Contractor may develop and maintain separate BC work center records. The Contractor shall update work center records within 2 duty days after completion of the associated task(s) unless specified differently within this section. All BC records and documents established and maintained by the Contractor are Government property and shall remain at the site and be turned over to the COR for disposition upon contract completion. Failure to do so may result in withholding of final payment until all records are recovered or in a reduction in final payment for records lost or misplaced. The Government requires electronic maintenance and storage of records, unless otherwise specified herein. The Contractor shall identify all acronyms, codes, abbreviations, signs, and symbols used in each record. The Contractor shall use the same format for initial and all subsequent submissions of the same record unless otherwise approved by the CO. All records shall be readily available for review by the COR and CA, and other personnel (authorized in writing by the CO). The Contractor shall update all errors found or identified during review of the work center records. Contractor shall develop, update and/or maintain accurate, complete, and readable work center records as listed below:

# Maintenance Support Plan (MSP)

The MSP shall enable the scheduling and tracking of preventive maintenance actions on Contractor- maintained equipment. This record shall be available within 30 calendar days after period of performance begins. When changes occur that affect the MSP, revisions shall be submitted within 10 workdays after the effective change (e.g. modification adding equipment) unless otherwise requested by the CO (e.g., with the proposal to add new equipment to maintenance). The Government will review and approve or provide the Contractor with required corrections. Changes may be implemented only after CO approval. The MSP shall contain as a minimum: a schedule of PMIs due on each piece of equipment being maintained (Appendix X) for the life of the contract IAW equipment manufacturer’s recommendations; alarm notification procedures; and specific maintenance tasks to be performed on each system.

# PMI Inspection Records and Malfunction Record

PMI Inspection records shall, at a minimum, contain: the date and time inspections were performed; a short description of inspection conducted; malfunctions or problems annotated on record with equipment data, serial number, etc.; the corrective action taken by the Contractor; and the initials of the technician performing the inspection. The Contractor shall use IMDS (or COR-approved substitute) for tracking purposes.

      - Maintenance/ Repair Logs (e.g., maintenance actions, trouble tickets). Contractor shall use Remedy or approved AF GIS system per the COR to maintain an accurate and legible BC Maintenance/Repair Log to show all maintenance and inspections (other than PMIs) performed during each 24-hour period because of trouble report actions or scheduled or unscheduled outages.

# Manhole, Handhole, and Building Terminal Inspection/ Maintenance/ Repair

Contractor shall maintain manhole, handhole, distribution pedestal terminal, and building terminal inspection records as defined in PWS Section 12.3.3.4, 15.3.3.5, and 12.3.3.6. The Contractor shall update the CVC database with pertinent cable feature data (CFD) information gathered during the inspections. The record shall be available for inspection and analysis by the Government. If other electronic documentation is implemented, the Contractor shall grant the Government access to those records.

      - Cable Installation/Repair Test Results. Contractor shall develop and maintain a cable installation

repair test results record after the installation or repair of an outside plant cables. Graphics and pictorials may be used to illustrate. The record shall, at a minimum, contain the purpose of test/inspection; complete identification of item tested/inspected, and test equipment used; complete description of the physical set-up (e.g., item, facility, and equipment used); complete description of procedures used copy of results/analysis; actual recorded data (e.g., instrument readings) (if extensive, provide as an appendix); conclusions and recommendations; and authentication of results and acceptability. The Contractor shall update the CVC database with pertinent CFD information resulting from installation or repair.

# Communications and Information Systems Installation Record (CSIR)

        - Contractor shall produce, update, and post changes to drawings, plant records or documents using Government-provided forms, software, and web browser applications. Contractor shall load, edit, update and maintain CSIR information, for the outside plant, in the CVC database IAW AFI33-101 and TO 00- 33A-1001. Contractor shall transfer to the CVC database all pertinent outside plant CFD information from administrative and maintenance CSIR, Legacy CSIRs, work orders, inspection records, as-built and as- installed marked-up drawings, and GPS services produced because of the Contractor’s operations. The Contractor shall update the CVC database with outside plant information from as-built drawings or other pertinent documents or electronic data pertaining to work done by third parties (organic or Contractor) when tasked through the work order process. Contractor is responsible for verifying Contractor-entered information, accuracy, and completeness. Contractor will use the CVC Viewer/Editor to update the CVC by opening and utilizing Live Direct Edit Sessions. During the edit session, the Contractor will update CVC with as-built information or with information transcribed from shape files created or produced in accordance with PWS paragraph

        - When the update is completed, the Contractor will close the session and notify the CISR Manager the session edit is ready to be approved. The CSIR Manager will review the Contractor’s edit session and Quality Control (QC) approve or reject each Contractor’s Live Direct Session Edit by inspecting each feature added or modified during the Live Direct Edit Session. The CSIR Manager will notify the Contractor of each feature that was rejected during the QC process for the Contractor to take corrective action.

        - The Contractor shall have a CIPS account in order to use CVC. The Contractor shall apply for a new account by visiting the website at https://cipsaf.tinker.af.mil/cips.

        - Contractor’s will produce drawings to support engineering initiatives.

# Contract Line Number (CLIN)/Product Identification (PID) Utilization Record.

The Contractor shall produce and maintain an electronic record of the CLINs/ PIDs, ordered under the contract. The record shall include: the CLIN, or PID number; description; and quantities of each item. The record shall exclude price information. Contractor shall update this record within two days of work order completion.

      - Contractor-Furnished Hazardous Material. Contractors must obtain an authorization prior to bringing any hazardous materials (Federal Standard 313) on Space Force installations. Contractors must submit all required documentation including appropriate Hazardous Materials Authorization Information Form, Safety Data Sheet (SDS) and projected usage information to 21 CES through the Contracting Officer at least 15 days before the HAZMAT is brought onto Peterson SFB. This review is to ensure that no Space Force restricted hazardous materials are being proposed for use. The contractor will comply with current Federal Acquisition Regulation (FAR) 52.223-5. Prime contractors shall be responsible for reporting hazardous material used by subcontractors. FAR 52.223-3 provides guidance on Hazardous Material Identification and Material Safety Data. The contractor shall maintain SDSs for all hazardous materials used on base and the SDSs shall be always on file on site at the construction site office. The contractor shall send 21 CES via the Contracting Officer a SDS for any new material not initially identified, the volume being brought on base, and its storage location. The SDS shall be submitted to 21 CES. All hazardous materials used by the contractor on Peterson SFB property shall be stored properly in segregated areas in accordance with all regulatory and PSFB Fire Department requirements.

      - Work Order Records, Including Warranty Records. The Contractor shall develop and maintain work orders. The Contractor shall update work center records within 2 working days after completion of the task(s) specified on individual work orders and notify the COR in writing. Physical records of work orders in process shall be retained and available locally (on base). Upon completion of work order, documentation will be uploaded into CIPS.

# Global Positioning System (GPS) Service Data

Contractor shall collect, update, and maintain the CFD and use the data to update the location and attributes of communication features in the CVC database.

# Global Positioning System (GPS) Service

Contractor shall use GPS technology to provide geospatial coordinates and feature description data of cable installation pathway, which includes but is not limited to data on new, modified, and repaired underground, buried and aerial communications cables, cable trenches, ducts, duct banks, manholes, handholes, building entries, terminals, distribution pedestal terminals, and splices. Contractor shall ensure data compatibility with the CVC database and shall upload the data into the CVC database.

        - The Contractor shall use GPS equipment and technology supplemented with electronic underground cable locating equipment and land surveying operations necessary to collect required Communication Feature Data (CFD) following the Federal Geographic Data Committee (FGDC)-STD- 007.4-2002 specified in PWS Appendix F.

        - Each communication feature requiring geospatial coordinates shall be located to within one meter of its true ground position, in the horizontal plane, with a 95% spatial accuracy confidence level as defined in FGDCSTD-007.3-1998, specified in PWS Appendix F.

        - Geospatial coordinates for the location of manholes and cable vaults shall be recorded for the center of the manhole lid. Geospatial coordinates for the location of handholes, pull boxes, pedestals, and buried splices shall be recorded for the top center of the feature. Geospatial coordinate data for the location of utility lines shall be recorded at a minimum every 50 feet, and each turn or bend in a cable installation pathway must also be recorded so the coordinates for any point along the turn pathway will fall within the allowable accuracy.

# Reserved.

        - The GPS collected CFD attribute, metadata, and location information shall be stored and submitted in an Environmental Systems Research Institute (ESRI) Shape File format. The shape files must be compatible with the CVC Viewer/Editor web-browser application, currently accessible at https://cipsaf.tinker.af.mil/cips/mycips.aspx. Its format shall be within a folder named the same as the prefix of the shape file. For Example, if the shape file is named "points_lafb_28.shp" the folder would be named "points_lafb_28”. The folder shall contain all the files that make up the general shape file, i.e., “.shp”, “.shx”, “.dbf”, etc. along with the specified metadata file. The shape files shall have a geospatial reference (.prj) file included that specifies the parameters of the coordinate system.

        - The Contractor shall use GPS to determine horizontal position of communication features and will format CFD entry using the entity naming convention, attribute fields and domain values.

          - The Contractor shall collect CFD in GPS data loggers and will use a CFD data dictionary for use in the logger.

          - For each of CFD collected using GPS, the Contractor shall complete all metadata elements marked mandatory as defined by the FGDC–STD-001-1998 specified in PWS Appendix F. Documents should be compatible with the submitted shape files and software of the organization specified in Paragraph 12.3.12.17.1.

          - Calculation worksheets showing compliance with National Standard for Spatial Data Accuracy (NSSDA) statement at the 95% confidence level as required by Paragraph 12.3.12.19 shall be submitted as an Excel (.xls) file. Example calculation worksheets in Excel format can be downloaded from a FGDC website: http://www.fgdc.gov/.

          - Geospatial Data. Geospatial data shall overlay on the installation’s current GeoBase Common Installation Picture (CIP) provided in the Air Force Portal accessible CVC.

# Quality Control

The Contractor shall utilize a topology build and clean routine and assure the Shape files containing CFD have the following:

        - No erroneous overshoot, undershoots, dangles or intersections in the line work. 12.3.7.10.2 Features shall be snapped where applicable, for example, GPS Db splice snapped to GPS_Path_Segment.

        - Lines should all be continuous, with no pseudo-nodes. Nodes should only exist where the attributes of a line change

        - No sliver polygons

        - All polygons completely close and have a single unique centroid

        - Digital representation of the common boundaries for all graphic features must be coincident, regardless of feature layer.

      - Maintenance of GPS Service Data. CFD shape files, metadata XML files, the quality control report and calculation worksheets validating the NSSDA accuracy statement shall be maintained on site in an orderly manner. Contractor shall make available such documentation to COR, when requested, for reviews to ensure compliance with GPS service guidance.

      - Updating CVC with GPS Collected CFD. The Contractor shall store the collected outside plant infrastructure features and communications pathways shape files in the local government provided computer workstation, and shall transcribe information from the local workstation shape file into the CVC database using the CVC Viewer/Editor web-browser application, accessible at https://cipsaf.tinker.af.mil/cips/mycips.aspx or search for CIPS at the Air Force Portal.

# Work Order Requirements

The Contractor shall comply with the following requirements. Examples of work orders include, but are not limited to, installations, removals, or wiring relocations. Additionally, work orders may include installation or removal of cables/transmission media, as required for new requirements, and follow-on O&M of these equipment items/media. All work orders will include a technical solution. The COR will be notified of any installation found to be incomplete or not installed according to industry standards. The Contractor shall maintain

the installed infrastructure.

# Work Order Procedures

      - Work Orders modified by the Contractor after issuance shall be submitted to the COR for approval prior to work completion. All work orders shall be submitted to the contractor through CIPS work order system (WOS).

      - All work orders issued hereunder are subject to the terms and conditions of the contract. The Contractor shall refer any questions, concerns, or disputes concerning work orders to the COR in writing within 24 hours (2 hours for emergencies) of receipt of the work order. In the case of misunderstanding or concern, the Contractor does have the right to reject work orders. Should questions, concerns, or disputes occur, the Contractor shall continue work while elevating to the CO in writing for direction/resolution

      - Work orders will be accomplished during normal duty hours; however, occasions may arise that

require work to be accomplished outside of these hours. The Contractor shall be responsible for covering such situations with adequate personnel and completing the work within the stipulated time.

# 12.4.3 Work Order Classifications

The COR will classify work orders as routine, priority, or emergency. The COR is authorized to reclassify/reprioritize work orders without cost before work commences. The Contractor shall comply with the time limits listed below from the time of receipt of the work order. However, exceptions to time limits may be allowed, with the written approval of the COR or CO, with appropriate justification.. All cable cut repairs shall be classified as emergency unless determined otherwise by the COR.

Routine. Complete within 10 duty days following submission of site survey Priority. Complete within three duty days

Emergency. Respond on work site within four hours and complete work as soon as possible upon approval. The COR may provide initial notification to the Contractor verbally, with a written follow-up within two hours. The Contractor will keep the COR apprised of emergency work order status.

# Required Information on Work Orders/ Site Survey Checklist

Contractor will develop document to provide the following information as a minimum for each work order:

      - Date of preparation.

      - Contract number, Task Order Number and work order number.

      - CLIN/PID, description, quantity ordered, building number, room number, and contract unit and extended prices and total Not To Exceed (NTE) price.

      - Changes to work orders, as permitted by the terms within this PWS, shall reflect mutual agreement by attaching supporting documentation; signatures of the COR and Contractor; and dates of signatures.

      - When complete, a stamp or other text block indicating customer acceptance, Contractor initials and dates of completion for work and applicable work center records.

      - Any other pertinent information required to properly document work performed.

      - A written technical solution.

      - Include the statement “Invoice Work Order Against Funding CLIN X002” prior to work order approval (do not use “x” placeholders, e.g., 1016 on work orders)

      - A list of materials that will be utilized to accomplish each job and if more than 5 copper or fiber drops are required, then the Government customer will be required to purchase all excess materials needed.

# Submittal of Completed Work Orders

The Contractor shall provide copies of all completed work orders issued under this contract to the COR by dropping them into a designated location within two duty days of completion. Completed work orders shall have the date of completion of the work, the completion date of applicable deliverables, and customer and Contractor initials and uploaded into CIPS.

# Chapter 13

Enterprise Information Management (EIM) – Space Based Delta 1 (SBD 1)

  - PURPOSE AND SCOPE. The Contractor shall provide Space Base Delta 1 (SBD 1) Enterprise Information Services (EIS), Operations and Maintenance (O&M), and support for SBD 1 units. EIS is defined as collaboration tools e.g., SharePoint, TMT, MS Teams.

# Scope of Work

    - Systems Sustainment (Operation & Maintenance Tasks) The Contractor shall provide all personnel, facilities, and transportation, as necessary, to sustain the SBD 1-hosted environments. The Contractor shall maintain the current SIPRNet software baseline of the systems and provide software changes and problem fixes to the baseline(s) as required. The Contractor shall recommend the Government purchase of all hardware or software products needed, track the ITE and monitor the software renewals and warranties required for performance of this chapter.

        - Planned: The Contractor shall coordinate with the SpOC EIS Team for SBD 1 EIS planned core service delivery interruptions, providing written notification at least five (5) business days prior to the authorized interruption, Planned Service Delivery Interruptions

        - Unplanned: The Contractor shall troubleshoot unplanned SBD 1-hosted EIS core service delivery interruptions and coordinate with the EIS Sharepoint Team no later than one (1) hour from identification and:

          - In the event of an SBD 1-hosted EIS core service delivery interruption on SIPRNET during duty hours, the Contractor shall notify the EIS Sharepoint Team within one (1) hour at least 99% of the time. For the remaining 1%, the required notification shall occur within two (2) hours.

          - If after duty hours, the Contractor shall notify the EIS Sharepoint Team via voicemail, text or email within two (2) hours of notification of system unplanned interruption.

Note: Core Services are defined as: services required in order for the SBD 1-hosted EIS application (SharePoint) to be considered operational. The following are defined as core services: SBD 1-Hosted SharePoint. SharePoint Site (Apps) Site Collection Access, and Create, Read, Update, and Delete (CRUD) functions for SharePoint

        - As related to SBD 1-hosted EIS Core Service Availability: Incident Validation – Contractor service availability time per incident shall begin after the Contractor has been able to validate an incident has occurred and that is impacting a core service.

# SBD 1-Hosted EIS System Maintenance

The Contractor shall provide O&M services for all SBD 1-hosted EIS environments (SharePoint, TMT and Air Force Portal) in accordance with (IAW) disciplined engineering practices and sustain applications, databases, and interfaces in compliance with applicable AF/Department of Defense (DoD) standards and support system sustainment activities to include maintaining existing legacy systems and environments and to sustain applications, databases, and interfaces. The Contractor shall remotely access SBD 1-hosted SIPRNet EIS services and administer EIS applications and infrastructure, as required. In addition, the Contractor shall provide application services to support, maintain, and operate systems or services until such time as they are no longer needed and can be decommissioned.

      - Functional Service Administration (FSA) support: The Contractor shall provide FSA support for SBD 1-hosted EIS systems ensuring their ability to meet the FSA responsibilities in

AFMAN 17-1303, Cybersecurity Workforce Improvement Program and AFI 17-130, Cybersecurity Program Management. Below are the performance thresholds for FSA support:

        - The Contractor shall provide system maintenance for SBD 1-hosted EIS environments. The Contractor shall maintain the current baseline of the systems and provide software changes and problem fixes to these baselines, as required.

    - SBD 1 EIS Solutions Team The Contractor shall provide SBD 1 EIS Solutions Team services support for approximately 4,000 end users to ensure continuity of day-to-day operations. The Contractor shall provide support for SBD 1 SharePoint, TMT and Air Force Portal sites, SharePoint permissions, EIS service desk, application management, business data analysis of business processes, data gathering for efforts using out-of-the-box (OOTB) application development with little coding, creation, training on new sites, workflows, turnover, and general application management support.

      - SharePoint Site Collection Management. The Contractor shall work the SBD 1 SharePoint business analysis application development, permissions and support, when SharePoint Site Owners request assistance or are unavailable.

      - SharePoint Applications. The Contractor shall develop SBD 1 SharePoint applications for end-users with a level of effort of 4 to 60 hours each. (Approx. 5 per month).

      - SharePoint Site Permissions Management. The Contractor shall ensure all Site Owners and Site Collection Administrators (SCA) have received the SBD 1 SharePoint training prior to giving them permissions. The Knowledge Management Centers (KMCs) at SBD 1 base shall obtain SharePoint Online (SPO) SCA permissions for their Wings complying with SBD 1 SharePoint Governance on their authority role, business rules and training.

      - SBD 1 SharePoint Governance Plan Enforcement. The Contractor shall ensure the enforcement of the SBD 1 SharePoint Governance Plan for SBD 1 SharePoint sites and manage routine maintenance of the SharePoint environments. This plan is located in the SBD 1 Support Center. The Contractor shall ensure SharePoint permissions are not being abused and police sites for units not following the governance. If the Contractor identifies any governance policy not being followed, actions to revoke permissions shall be taken.

  - Task Management Tool (TMT) TMT, also known as Enterprise Task Management Software Solution (ETMS2), support for help desk, training, license management will be required under this PWS.

    - Task Management Tool (TMT)™ The Contractor shall coordinate with the SpOC EIS Team on actions needed to provide management for SBD 1 NIPRNet/SIPRNet TMT Teams, accounts and license management. The Contractor shall:

      - Provide support to create, promote, or demote TMT License holders, as applicable (Approx. 30 a month).

      - Provide license management for 300 TMT licenses and the Unit TMT POCs.

      - Provide a bi-monthly report of SBD 1 TMT active user licenses and organization license allocations. The Contractor shall provide the report the 1st and 3rd Friday of each month to the COR. See APPENDIX E, Item 5, SBD 1 TMT Licenses Report.

      - Provide a quarterly scrubbing of inactive users and report of SBD 1 inactive/underutilized TMT Licenses/Accounts. See APPENDIX E, Item 6, SBD 1 Inactive TMT Accounts.

      - Provide TMT Organizational Team name maintenance by creating, renaming, or deactivating TMT Teams, as requested. (Approx. 3 a month)

    - SBD 1 Support Center. The Contractor shall maintain the SBD 1 Support Center on the SPO NIPR SharePoint to ensure updated media is available for end-users, (e.g., EIS updates, issues, tips and tricks, FAQs, work-arounds and contact info) The Contractor shall apply updates as necessary. (Approx. 1 per quarter).

    - SharePoint Online (SPO). The Contractor will provide SPO Tier 1 and II support and through the SpOC EIS Solutions Team.

      - The Contractor, as part of paragraph 13.1.6, SBD 1 EIS Solutions Team shall help in identifying and fixing broken permissions, web parts, URLs that are hard coded, business processes, web parts, custom solutions, workflows, calendars and other out-of-the-box solutions, update global, quick links and term store displays that will not function or display correctly in the SPO environment and move or rebuild in the SharePoint On-Premise environment until a replacement solution is identified in the SPO environment, as necessary, and other similar support to ensure the SBD 1’s SPO environment is functional.

| Tier 2 | SPO support is performed by the AF EIS SharePoint Online Help Desk (SharePoint Online Admin role) which also support the AF EIS NIPRNet SharePoint located at Wright- Patterson AFB. |
| --- | --- |

Table 16.1, SPO Help Desk Tier 2 Support

  - AF Portal Responsibilities The Contractor shall coordinate with the COR on actions to provide management and support for the SpOC area of responsibility for the AF Portal IAW the following requirements:

    - Content Manager: Provide SBD 1 AF Portal Content Manager (CM) support. The Contractor shall:

      - Track all lower-level SBD 1 AF Portal CMs who have elevated permissions to maintain the organizations on the SpoC AF Portal pages. There are approximately 30 current SBD 1 AF Portal sites and 25 current trained and assigned CMs. The Contractor shall manage the system administration oversight for the SpOC pages on the Air Force portal and assigned CMs with negative or positive differentials of +- 25 sites or +-35 CMs.

      - Maintain all SpOC CM appointment memorandums.

      - Provide AF Portal training link to CMs.

      - Maintain overall responsibility of SBD 1 content management.

      - Manage publishing permissions to all subordinate unit CMs.

      - Troubleshoot and coordinate all SBD 1 AF Portal-related problems and issues (Approx. 50 calls a year) between CMs and AF Portal Help Desk.

      - Attend bi-monthly AF Portal CM technical interface meetings.

  - SAIO SharePoint Development and Support The Contractor shall coordinate with the EIS SharePoint Team and COR on actions to provide automation and business process improvements to their SharePoint Site Collection.

    - SBD 1 EIS Customer Training (see SBD 1 EIS Training Table below) The Contractor shall coordinate with the COR to provide SBD 1 EIS collaboration training to customers in accordance with the Table 13.2 below. The Contractor shall:

| SBD-1 EIS Training |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Self- Help Training (Support Center) | On-line Screen Sharing Training | Level of Training | How Often | Duration |
| SharePoint |  |  |  | 2xmo (Remote) | 2 days ea |
| TMT |  |  | Initiator | 1xmo (Remote) | 1.5 hr ea |
| TMT (cont) |  |  | OPR/OCR | 1xmo (Remote) | 1.5 hr ea |
| MS Teams/Other Collaboration Tools |  |  | End Users | 15xmo (Remote) | 1 hr ea |
|  | Self- Help Training (Support Center) | Classroom Training (Hands On) | Level of Training | How Often | Duration |
| SharePoint |  |  |  |  |  |
| TMT |  |  |  |  |  |
| MS Teams/Other Collaboration Tools |  |  | Advanced Users | 5xmo (2 In Person, 3 Remote) |  |
|  | Self- Help Training (Support Center) | One-on-One Training | Level of Training | How Often | Duration |
| SharePoint |  |  | Site Owner | 2xmo (By Request) | 1 hr ea |
| TMT |  |  | End User | 3xmo (By Request) | 1 hr ea |
| MS Teams/Other Collaboration Tools |  |  | End User | 5xmo (By Request) | 1 hr ea |
|  | Self- Help Training (Support Center) | Site Visit Training (CFSCC & SBD2 Only) | Level of Training | How Often | Duration |
| SharePoint |  |  | Site Owner | As requested and as time allows (In Person) | 2 days ea |

| TMT |  |  | Initiator | As requested and as time allows (In Person) | 1.5 hrs ea |
| --- | --- | --- | --- | --- | --- |
|  |  |  | OPR/OCR | As requested and as time allows (In Person) | 1.5 hrs ea |
| MS Teams/Other Collaboration Tools |  |  | Advanced Users | As requested and as time allows (in Person) | 3 hrs ea |

Table 13.2, SBD 1 EIS Training

      - Curriculum: Develop or update existing training guides to reflect the SBD 1 EIS environment versions and collaboration tools, e.g., MS Teams. SBD 1 EIS Training encompasses SharePoint, TMT and other collaboration tools the government identifies.

      - SBD 1 SharePoint Training: The Contractor shall conduct SharePoint Training for designated SharePoint Collection Administrators (SCAs), Site Owners and end-users. SharePoint training shall be announced in the SpOC Support Center. Contractor will consolidate names of those trained at the SpOC SharePoint Support Center. The government will provide the training information.

      - Location: The Contractor shall schedule and provide SharePoint, TMT and other collaboration tool training via classroom, one-on-one, and/or on-line screen sharing (e.g., MS Teams, WebEx, DCS, etc.) as identified in Table 13.2 NLT CY23.

        - The Contractor shall schedule a training facility at Peterson SFB necessary for hands-on training or in a contractor facility within close proximity to Peterson SFB. The Contractor shall test computers, support equipment and connectivity are in good working order prior to each training session.

        - For Classroom Training (Hands-On) for other collaboration tools identified for advanced users outside of Peterson SFB. Those local to Peterson SFB (e.g., Schriever SFB) could potentially receive training at or near Peterson SFB.

        - The Contractor shall accomplish the training for SBD 1 TMT users using the SBD 1 NIPRNet TMT production environment (ETMS2). The Contractor shall ensure all SBD 1 individuals signed up for TMT training have an SBD 1 TMT license assigned to them prior to training session.

        - The Contractor shall accomplish SBD 1 EIS online training to SBD 1 end-users using online screen sharing capability that end-users can access on the NIPRNet Air Force Network (AFNet) (e.g., MS Teams, WebEx, DCS, etc.). The Contractor shall provide MS Teams dial in information, if needed, in support of SBD 1 EIS training when conducting on-line screen sharing training.

      - SBD 1 EIS Training Surveys: The Contractor shall have all participants who complete SBD 1 EIS Training submit survey inputs at the end of each course. For online courses, an email with a survey will be sent to training attendees to complete. The Contractor shall track all surveys submitted to ensure customer training needs were met based on the results. The SBD 1 EIS Training curriculum shall be adjusted based on customer feedback and versions released. All survey results

shall be shared with the COR quarterly.

        - Advertisement/Enrollment: The Contractor shall use the SpOC Support Center site for EIS training class advertisement and scheduling, ensuring SBD 1 customers can enroll through the training page on SpOC SharePoint Support page.

  - SpOC Service Desk Support. The Contractor shall provide SBD 1 EIS NIPRNet and SIPRNet service desk support for approximately 4,000 end-users for SBD 1 EIS application issues, sites and permissions between 0730 and 1630, Monday through Friday, excluding all Federal Holidays.

    - Availability: The Contractor shall support help desk functions to all SBD 1 EIS end-users, as requested.

      - The Contractors shall support SBD 1 EIS NIPRNet and SIPRNet customers via email, telephone, instant message, and/or in person. The average calls/tickets logged are approx. 200 a month.

      - During duty hours, to exclude weekends and Federal Holidays, 98% of the time the Contractor shall respond to SBD 1 EIS telephone calls, voicemails, instant messages, and/or emails on both NIPRNet and SIPRNet; NIPRNet response shall be within 1 hour and SIPRNet responses shall be within 2 hours. For the remaining 2% of the time, response shall be made within 3 hours.

      - If the SpOC Service Desk voicemail or email are received after duty hours, the Contractor shall respond within two-hours of the beginning of the next duty day.

      - If point of contact is unreachable by phone, the Contractor shall leave a voicemail and follow-up with an email if contact information was provided.

# SBD 1 EIS Tier Level Definitions:

    - Tier 0 Support: Consists of end-user self-help services and support resolution of issues and education at the lowest level: SBD 1 Support Center: User Guides, Governance, and Service Desk contact info

    - Tier 1 Support: For SBD 1 SharePoint, the SBD 1 Service Desk will provide support to end- users for application issues, sites, permissions, and questions via email, voice mail, instant messaging and hands-on support, as applicable. For SPO hosted SBD 1 EIS, the SpOC EIS Solutions Team shall also provide Tier 1 Support.

    - Tier 2 Support: – SpOC EIS Solutions Team: Provide support for SBD 1-hosted EIS content. Provide on-call, after-hour support for SBD 1-hosted EIS system-level outage/service interruptions after hours.

# Other Support Requirements

Chapter 14

Other Support Requirements

# Security Support

    - Appoint a security representative to serve as the liaison between Government and contractor personnel. Provide industrial security, information security, operations security (OPSEC), physical security, and resource protection at the locations identified in the PWS.

    - Immediately report any information or circumstances that may pose a threat to the security of DoD personnel, contractor personnel, resources, and classified or unclassified defense information. Report all incidents and violations to the unit security manager upon discovery.

    - Interface with host base programs IAW DD Form 254. Enter into a Visitor Group Security Agreement (VGSA) IAW AFI DODM 5220.32V1_AFMAN 16-1406V2Obtain appropriate personnel security clearances for employees IAW 32 CFR Part 117.

# Reporting of Lost Badges

Upon discovery or notification, report the occurrence of lost badge(s) to the Government Security Manager. If the security manager is not available, then report this action to the applicable Security Forces Unit.

# Retrieving Identification Media

Retrieve and return, to the unit Government Security Manager, all identification media, including common access cards and restricted area badges from contract employees that depart for any reason before the contract expires or upon termination of the contract. Notify the COR, GPM and Security Manager within twenty-four (24)-hours when unable to retrieve identification media from contract employees.

# For Controlled Unclassified Information (CUI) Data Handling

CUI Data Handling information provided or generated under this contract will be safeguarded as specified in DoD 5400.11-R DoD Information Security Program: Protection of Classified Information SCI; DoD 5400.07 DoD Freedom of Information Act Program. Air Force publication that provides clarifying guidance concerning Department of Defense Instruction (DoDI) 5200.48_DAFI16-1403, Controlled Unclassified Information

# Non-Disclosure Agreements (NDAs)

Execute NDAs with all applicable corporate, supplier and sub-tier vendors with proprietary, restricted, competition sensitive, or any other restricted (e.g., non-foreign disclosure due to public law) data that will be used or accessed during the duration of this contract. Provide copies of any NDAs to the GPM upon request.

# Industrial Security

Protect Government information, property, equipment, controlled forms and resources which are generated, issued, or supplied under the terms of this PWS and IAW DODM 5220.22 V1_AFMAN 16-1406V2, and 32 CFR Part 117 National Industrial Security Program Operating Manual (NISPOM), and all local directives.

# Safes

Provide safe maintenance, which involves administering the classified safes, inspecting their contents periodically, conducting combination changes as required, and conducting annual inspections except for COMSEC safes. All safes that store COMSEC material will adhere to the rules of AFMAN 15-1302-O, paragraph 7.4.5. All combination changes shall be provided to the Government. End of day checks will be accomplished.

# Information Security Program

Contractor employees shall undergo initial, continuing security education/refresher training, annual training and site-specific security training as provided by the OPR security manager as specified in AFMAN 16-

1404V1-3. Record the training.

Security training will include industrial security, information security, OPSEC, physical security, and resource protection as specified in AFI 16-1404 and AFI 31-101 to include all applicable supplements. raining specific to the contractor work center should be conducted annually or on a more frequent basis if needed. Training methods may include group briefings, interactive videos, dissemination of instructional materials, CBT, or other media and methods.

# Information Protection

Administer the classified information program and ensure that all personnel authorized to view classified material receive the appropriate training and comply with AFI 16-1404. Ensure personnel complete the Standard Form (SF) 312.

# Personnel Clearance Requirements

The contractor is responsible for obtaining the appropriate level of security clearances for personnel requiring access to classified information. Requests for contractor security clearances shall be kept to an absolute minimum necessary to perform contract requirements. Clearance requirements are at the Secret level unless otherwise specified within the PWS.

# Operations Security

Follow the Government established OPSEC program IAW AFI 10-701 and all applicable SpOC and base supplements, to include host base directives and guidance. Assist the squadron/site OPSEC coordinators to ensure compliance with host base program instructions.

# Physical Security

Protect and maintain a state of security awareness and safeguard against espionage, sabotage, damage, and theft IAW AFI 31-101 as supplemented and all local directives. Follow established escorted and unescorted entry procedures as identified in AFI 31-101, applicable supplements or host base directives.

    - Unescorted Entry to Restricted Areas: Limit requests for restricted area unescorted entry authority to employees whose duties require entry into such area(s) a minimum of 3 times a week. Coordinate with their (company) security manager to obtain a NACLC for employees who do not require a security clearance but need access to the restricted areas. Contractor employees whose duties require access to classified information shall possess a minimum of an interim secret security clearance unless otherwise noted in this PWS.

# Escorted Entry into Restricted Areas

      - Provide personnel authorized to serve as restricted area escorts for their employees. Failure of the Government to grant a clearance, revocation of a clearance, or revocation of base access privileges for any individual employed by not serve as justification for failure to perform or serve as the basis of any claim or request for equitable adjustment.

      - Required to provide escort duties for escort-required personnel that are on-site to provide maintenance, inspections, or surveys of equipment for which the contractor has responsibility. Provide escort duties for escort-required personnel responding to emergency utility outages in the facility that has a direct impact on equipment operations.

# Entry Procedures

Secure work areas and restrict entry into facilities for the purpose of safeguarding Government equipment and information. Pass information to security forces to apprehend or detain personnel with inadequate or suspicious identification. Contractor personnel shall not engage in the apprehension or detainment of unauthorized personnel.

# Resource Protection

Establish and manage a program to protect, conserve, and reduce loss, theft, and damage to Government resources.

# Controlled and Restricted Areas

Comply with and enforce restricted area circulation control procedures and controlled area procedures IAW AF publications and local directives. Comply with issue and control of USAF restricted area badges, temporary badges, and visitor badges policies. At the end of each work period, secure all Government facilities, equipment, and materials.

# Cipher/Lock Combinations

Control access to all areas of contractor responsibility. Change and control combinations IAW DoD 5200.1- R, paragraph C6.4.6.2. For COMSEC lock combinations reference AFMAN 15-1302-O, paragraph 7.4.6.

Provide all combinations to the Government within 1 business day of the change.

# General Safety

The contractor and its subcontractors (if applicable) shall comply with Public Law 91-596 OSHA and the Environmental, Safety, and Occupational Health (DoDD 4715.1E). Cooperate with the SBD 1 Safety Program for accident/injury reporting and Government mishap investigations and comply with AFI 91-207 - The United States Air Force Traffic Safety Program and local Occupational and Environmental Safety, Fire Protection, and Health policies.

# Mishap Reporting

Immediately report mishaps involving Government/contractor personnel injury or illness and Government property/equipment damage resulting from contractor operations to the appropriate Government safety representative and the SBD 1/SE. Notify the GPM and CO of any mishaps no later than the next business day.

# Mishap Investigations

Contractor personnel shall participate in and cooperate with Government mishap investigations.

# Safety Hazards

Notify the appropriate Government safety representative and the SBD 1/SE of any safety hazards or mishaps associated with the system and/or facility.

# 14.14. Electro-Magnetic Frequency (EMF) Radiation

Perform all management responsibilities for contractor-operated EMF emitters IAW AFOSH Standard 48-9. This includes but is not limited to; maintaining data on all EMF emitters for which the contractor has operational control; conducting an EMF hazard-training program for personnel who are potentially exposed to EMF from contractor-operated sources and all management actions during a suspected overexposure.

Report all electro-magnetic frequency radiation accidents or suspected over-exposures by phone to the Radiation Safety Officer (RSO) within 24 hours. The RSO is located at 21 AMDS/SGGB, Bldg. 1246, 625 West Ent Avenue, PAFB CO, 80914-2840, Commercial 719-556-7721, DSN 834-7721, Fax ext. 8370. The after-work hours POC is the Colorado Springs Regional Command Post, DSN 560-2181, 560-2182, 560- 2183 or commercial 719-567-2181, 719-567-2182, or 719-567-2183. Keep a written report of the incident on file and available for Government review.

# Facility Infrastructure Support

Provide facility, environmental and emergency management support. Contractor personnel assigned to this work activity must have a good working knowledge of facility infrastructure, emergency management, and environmental compliance requirements to support civil engineering efforts,

# Facility Requirements

Support all work areas by identifying repair, modification or new construction work requirements for all real property (RP) and real property installed equipment (RPIE) assigned to this contract. Use the Air Force definition of RP and RPIE in making a determination. Utilize the appropriate forms and processes required by the host installation to define repair or new work requirements. The contractor is responsible for defining work requirements and shall be determined by continuous observation of their work area and input from the Government facility manager. The Government will submit all identified work requirements for approval; the Government will submit the requirement to the appropriate organization.

    - Environmental Management Ensure all work centers are compliant with all environmental programs IAW applicable directives, executive orders, treaties, agreements, and host base requirements.

      - If the acquisition and storage of hazardous materials, hazardous and universal waste is required, identify personnel and complete required training. If a spill or incident occurs, contact Fire and Emergency Services and follow Installation Base Management Practices.

      - Manage and turn in any generated hazardous waste to the servicing host base IAW procedures defined by the host base or servicing agency.

      - Comply with host base environmental programs and participate in host base meetings as defined by the Government, e.g., hazardous material management, hazardous waste management, affirmative procurement, energy conservation, solid waste management, recycling, environmental compliance programs, and the environmental protection committee (no more than once per month per work area).

      - Ensure host base environmental office is aware of work center and mission specific environmental compliance requirements above those defined by the host-base.

    - Energy Management Ensure all work areas are compliant with all energy management initiatives and host-based programs IAW applicable directives, executive orders, treaties, agreements, and host base requirements.

  - General Housekeeping. Perform general housekeeping duties for all assigned work areas. Floors and workspaces shall be clean and clear of hazards.

# Chapter 15 GFE, GFP, GFI

# Government-Furnished Equipment (GFE), Property (GFP) and Information (GFI)

The Government shall provide adequate facilities; utilities; official telephone service; systems and associated software and desktop computers to perform the services described in the PWS.

# GFE and GFP

Existing individual toolboxes, tools, and ground handling equipment shall be provided at contract start. Listings of inventories shall be provided as Government-furnished information (GFI) during the contract phase-in period and shall be turned over to the Contractor after contract award to update and maintain as changes occur.	Properly dispose of unserviceable items. When any of the Government furnished items are determined to be beyond economical repair, at no fault of the contractor, coordinate with the COR for the return/disposal of the item.

    - Items such as appliances, furnishings, or other equipment shall be made available at the discretion of the Government and are not guaranteed to be provided through the life of the contract.

    - Verify and accept all Government furnished equipment required for the operation and maintenance (i.e. spare parts) of the BOS-IT networks.

    - Any defective equipment shall be documented and submitted to the COR for concurrence within thirty (30) days of discovery of the defect. Advise and work with the COR to plan a cost-effective resolution of defective equipment. Identify deficiencies and may make recommendations regarding equipment, as appropriate.

    - Information Technology Assets (ITA). ITA is primarily computer related pieces of equipment and peripherals, to include network pieces of equipment (e.g. printers, scanners). Do not use Government furnished ITA or services for non-contractual related purposes. Provide a primary and alternate equipment custodian to manage an ITA account for equipment in their area of responsibility. Comply with all computer system and ITA accountability and security procedures required by the Government. Government furnished ITA shall be disposed of through proper Air Force channels.

Upon completion of the contract, all remaining Government furnished items shall be returned to the Government.

# GFI

Maintain and update Government and contractor information.

# Chapter 16 Service Summary Items

16.0 BOS-IT Service Summary Items

The Services Summary (SS) is a list of performance objectives and performance thresholds that shall be verified by Government personnel IAW the Quality Assurance Surveillance Plan and will result in a major finding if the performance threshold is not met. Each performance objective represents a significant task as identified in the PWS by the Government at the time of contract award. The performance threshold represents the minimum acceptable level of performance. The performance objectives and performance thresholds represent the most significant tasks of this contract.

# Performance Objectives/Thresholds

Performance objectives may be added or deleted, and performance thresholds raised or lowered during the course of this contract. For example, repeated contractor performance deficiencies in non-critical areas may force the related requirement to become a performance objective in the SS. Conversely, changes in technology or mission requirements may eliminate SS objectives. Any performance thresholds impacted due to Government interference with systems or use of jointly shared Government Furnished Equipment shall be adversely assessed through COR evaluations.

# SERVICES SUMMARY (SS)

|  | PWS Paragraph | Performance Objective | Performance Threshold |
| --- | --- | --- | --- |
| 1 | Chapters 3-13 | Mission Critical outages resolved within 24 hours | 80% of mission critical1 outages resolved within 24 hours. Remaining 20% requiring higher level access will be tracked to completion. |
| 2 | Chapters 3-13 | Maximum Trouble Ticket Age | No actionable2 trouble tickets shall exceed 8 business days in age from assignment |
| 3 | Chapters 3-13, | VIP Trouble ticket Resolution | 95% of all qualified3 and actionable VIP trouble tickets are resolved within 1 business day. Remaining 5% are resolved within 3 business days. |
| 4 | 3.7, 4.3, 5.2.5 | Project Deadline Compliance | 100% of each project milestones set by the unit are met by mutual party agreement between the Government and contractor. |
| 5 | Chapters 3-13 | Customer Satisfaction | No more than 5% of customer comments received and validated per month are unsatisfactory |
| 6 | 2.9 | Adherence to laws, regulations, orders, directives, instructions, manuals, guides, supplements, and policies as referenced in Appendix E | 100% compliance with all applicable references |
| 7 | 14.2, 14.8, 14.11 | Industrial and Physical Security | Zero security incidents. No compromise/loss of classified information. |
| 8 | 13.1 | Service Delivery Interruptions (EIM) | - Notify customers no later than 5 working days in advance of planned outages - Notify COR and begin troubleshooting of unplanned |

|  |  |  | outages, within 1 hour, 99% of the time and within 2 hours for the remaining 1% of the time, during duty hours - Notify COR of unplanned outages within 2 hours after duty hours - Submit Remedy tickets within 1 working day for interruptions outside KTR control Provide on-call number and POC to Remedy ticket for High or Critical High tickets |
| --- | --- | --- | --- |
| 9 | 12.3.7.4 | Perform PMI of Manholes and handholes | No more than one instance of failure to perform PMIs IAW PWS |
| 10 | 12.3.7.4 | Perform PMI Cable Analysis | No more than one instance of failure to perform PMIs IAW PWS |
| 11 | Chapters 3-13, | Provide sufficient and qualified personnel to perform the requirements | No more than one instance of insufficient or unqualified personnel per month |
| 12 | 2.6.1 | Personnel are DoD 8140 certified to the appropriate level | 100% compliance |

1Mission critical outages include those affecting Space Operations; Tier 1 Commanders/Decision makers; special interest circuits/capabilities; extended (>30 mins) AF-wide, high visibility services/applications; core services at multiple bases; isolation/outage/major degradations (>=75% bandwith) at 1 or more sites; CAT I (root access), CAT IV (denial of service), or CAT VII (major virus – spreading/widespread) incidents; SECRET & below interoperability, low/high compromise, defacement of AF web sites, or compromise of intrusion detection/prevention system.

2 Actionable trouble tickets are those that do not have some condition preventing a CST from resolving the issue. Example of conditions preventing resolution include customer unavailability (e.g., multi-day leave, TDY, etc.), delayed action at higher-level functional agencies (e.g., 83 NOS, AFNET, DISA, etc.), pending delivery of hardware or components, etc.

3 Qualified VIP trouble tickets are those that apply to personnel who fully meet the criteria of, and/or are officially designated as, VIP customers that do not have some condition preventing a CST from resolving the issue.

Appendix A – Deliverables (Contractor Provided / Government Approved)

| Title | PWS Chapter / Paragraph | Frequency |
| --- | --- | --- |
| Program Management Plan | 2.1.1 | Annually within 30 days of award, option exercise, or as updates are made |
| Mission Essential Contractor Services Plan | 2.3 | Annually within 30 days of award, option exercise, or as updates are made |
| Quality Control Plan (QCP) | 2.9 | Annually within 30 days of award, option exercise, or as updates are made |
| Program Management Review | 2.11.3.1 | First PMR within 30 days of contract start, monthly for the first 3 months and quarterly thereafter |
| Contract/Work Center Operating Instructions (OIs) & Standard Operating Procedures (SOPs) | 2.11.5.1 | Annually review all OIs/SOPs to ensure they are accurate and update when necessary |
| Phase-In Plan | 2.12.1 | Within 15 days of contract award |
| Phase-Out Plan | 2.12.2 | Within 180 days of contract end |
| Monthly Activity Report (MAR) | 2.11.3.1 | Monthly on 1st of month |
| Engineering Study | 3.5.2 | Annually within 30 days of option exercise |
| Remedy Ticket Numbers | 9.2.1.8.2, 11.2.3.9 | Weekly |

| Appendix B | Acronyms |
| --- | --- |
|  | Definition |
| 24/7 | 24 hours a day, 7 days a week |
| AD | Active Directory |
| AF | Air Force |
| AFEMS | Air Force Equipment Management System |
| AFGLSC | Air Force Global Logistics Support Center |
| AFH | Air Force Handbook |
| AFI | Air Force Instruction |
| AFIN | Air Force Information Network |
| AFKAG | Air Force COMSEC General Publications |
| AFMAN | Air Force Manual |
| AFNET | Air Force Network |
| AFOSH | Air Force Occupational Safety and Health |
| AFPD | Air Force Policy Directive |
| AFRIMS | Air Force Records Information Management System |
| AFSSI | Air Force System Security Instruction |
| AFTO | Air Force Technical Order |
| AIM | Asset Inventory Management |
| AOR | Area of Responsibility |
| APL | Approved Product List |
| ASI | Authorized Service Interruption |
| ATO | Authority to Operate |
| BL | Bidders’ Library |
| C2 | Command and Control |
| C4 | Command, Control, Communication, and Computers |
| CBT | Computer Based Training |
| CC | Commander |
| CCIR | Commander’s Critical Information Requirements |
| CCS-C | Command and Control System - Consolidated |
| CDC | Core Data Center |
| CDRL | Contract Data Requirements List |
| CLIN | Contract Line-Item Number |
| CM | Configuration Management |
| CO | Contracting Officer / Colorado |
| CoM | Chief of Maintenance |
| COMPUSEC | Computer Security |
| COMSEC | Communications Security |
| COR | Contracting Officer Representative |
| CPM | Contractor Program Manager |
| CRF | Change Request Form |
| CRL | Custodian Receipt Listing |
| CRO | COMSEC Responsible Officer |
| CUI | Controlled Unclassified Information |
| DAA | Designated Approving Authority / Designated Accrediting Authority |
| DFAR | Defense Federal Acquisition Regulation |
| DISA | Defense Information System Agency |
| DISAC | DISA Circular |
| DoD | Department of Defense |
| DoDAAC | Department of Defense Activity Address Code |
| DoDD | Department of Defense Directive |
| DoDI | Department of Defense Instruction |
| DSN | Defense Switch Network |

| ECO | Engineering Change Order / Equipment Control Office |
| --- | --- |
| EIL | Equipment Inventory List |
| EITDR | Enterprise Information Technology Data Repository |
| EMASS | Enterprise Mission Assurance Support Service |
| EMF | Electromagnetic Frequency |
| EMI | Electromagnetic Interference |
| EOL/EOS | End of Life / End of Service |
| FAR | Federal Acquisition Regulation |
| FY | Fiscal Year |
| GFE | Government Furnished Equipment |
| GFP | Government Furnished Property |
| GMT | Government Management Team |
| GPM | Government Program Manager |
| GSA | General Services Administration |
| HQ | Headquarters |
| HW / SW | Hardware / Software |
| I&C | Installation and Checkout |
| IA | Information Assurance |
| IAVM | Information Assurance Vulnerability Management |
| IAW | In Accordance With |
| ID | Identification |
| ISSM | Information System Security Manager |
| ISSO | Information Systems Security Officer |
| IT | Information Technology |
| ITAM | Information Technology Asset Management |
| ITE | Information Technology Equipment |
| ITEC | Information Technology Equipment Custodian |
| IUID | Item Unique Identification |
| JITC | Joint Interoperability Test Command |
| KTE | Key Translation Element |
| LAN | Local Area Network |
| MAJCOM | Major Command |
| MAR | Monthly Activity Report |
| MCB | Modification Control Board |
| MDL | Master Document Listing |
| MOU | Memorandum of Understanding |
| MPTO | Methods and Procedures Technical Order |
| NACLC | National Agency Check with Local Agency and Credit Check |
| NIPRNet | Non-Classified Internet Protocol Router Network |
| OI | Operating Instruction |
| OPSEC | Operations Security |
| OSHA | Occupational Safety and Health Administration |
| PM | Program Manager |
| PMD | Program Management Directorate |
| PMI | Preventive Maintenance Inspection |
| PMO | Program Management Office |
| PMR | Program Management Review |
| POC | Point of Contact |
| PoP | Period of Performance |
| PSFB | Peterson Space Force Base |
| SBD 1 | Space Based Delta 1 |
| SBD 1/PMD | SBD 1/ Program Management Directorate |
| SBD 1/SE | SBD 1/ Safety Office |

| SBD 1I | SBD 1 Instruction |
| --- | --- |
| PWS | Performance Work Statement |
| QCP | Quality Control Plan |
| RC | Records Custodian |
| RMF | Risk Management Framework |
| RP | Real Property |
| RPIE | Real Property Installed Equipment |
| SSFB | Schriever Space Force Base |
| SCI | Sensitive Compartmented Information |
| SF | Standard Form |
| SIPR | Secret Internet Protocol Router |
| SIPRNet | Secret Internet Protocol Router Network |
| SMR | Source, Maintenance, and Recoverability |
| SOP | Standard Operating Procedure |
| SpOC | Space Operations Command |
| SS | Services Summary |
| SSAR | System Safety Assessment Report |
| TAR | Travel Authorization Request |
| TM | Technical Manual |
| TMDE | Test, Measurement, and Diagnostic Equipment |
| TO | Technical Order |
| TS | Top Secret |
| UPS | Uninterruptible Power Supply |
| USAF | United States Air Force |
| USB | Universal Serial Bus |
| USSF | United States Space Force |

Appendix C

Service Request Priority Matrix - SSFB

1.

| Table 1.1. Service Request Priority Matrix |  |  |
| --- | --- | --- |
| Priority | Examples | Response Time/Update/Monitor |
| Critical | -Multiple base outage -Critical Core Service -Critical C2 capability outage -Direct combat support system failure -Service interruption resulting in potential loss of life -POTUS support -DRSN Outage | Immediate/4 Hours/24 X 7 |
| High | -Base isolation -Base-wide core service outage -VIP Outage (General Officer, Wing CC, Gp CC, Civilian Equivalent) -CMI | 30 Mins/8 Hours/24 X 7 |
| Medium | -Hazard Conditions -Whole office, floor, or bldg outages -Degraded base-wide network capabilities. | 1 Hour/24 Hours/Daily |
| Low | -Event causing single-user/client work stoppage -Routine end-user ticket -Intermittent problems. | 2-5 days/2-5 days/Every 5 Days Escalate after 14 days to Medium |

Appendix D

HISTORICAL ESTIMATED WORKLOAD DATA

Workload Data for Network Infrastructure (Chapter 3)

| NAME | ESTIMATED QUANTITY |  |
| --- | --- | --- |
| On-Call Support | Annual | 120 hours |
| Developing Maintenance Operating Instructions (MOI) | Annual | 60 hours |
| VOIP Support | Annual | 520 hours |
| Asset Management Activities | Annual | 120 hours |
| Meeting Support | Annual | 104 hours |
| NIPR Support | Annual | 7700 hours |
| SIPR Support | Annual | 3856 hours |

NIPR

1320 total NIPR Remedy Tickets (Feb 2022 – Feb 2023)

492 Phone Management, 476 Port Management, 38 Printing, 192 Hardware, 122 Network Troubleshooting

SIPR (Feb 2022 – Feb 2023)

179 Total SIPR Remedy Tickets Closed

72 Port Management, 60 Network Troubleshooting, 47 Hardware

# Workload Data for NetOps (Chapter 4)

| Network Operations Hardware |  |
| --- | --- |
| Manufacturer | Model VRTX/M630 Converged Server Blade Systems – 2 chassis w/ 4 blades (NIPR) and 2 blades (SIPR) FX2/FC640 Converged Server Blade Systems - 2 chassis w/ 4 blades (NIPR) and 2 blades (SIPR) R-Series rackmount servers – 20 each Compellent Storage Arrays – 2 each PowerConnect network switches (Ethernet and iSCSI) – 4 each Tape Backup libraries – 2 each FibreChannel switches – 1 each vSphere ESXi v7.x Suite – 12 CPUs; Enterprise Plus licensing; Federal Production Support Horizon 8 Virtual Desktop Infrastructure Suite – 480 CU annual subscription; Enterprise Plus licensing; Federal Production Support Backup and Recovery Suite – 2 instances Windows OS Support - 2016/2019/2022 SQL Server 2016 – 6 instances |
| Dell/EMC |  |
| Dell/EMC |  |
| Dell/EMC |  |
| Dell/EMC |  |
| Dell/EMC |  |
| Spectralogic |  |
| Brocade |  |
| Software: |  |
| VMware |  |
| VMware |  |
| CommVault |  |
| Microsoft |  |
| Microsoft |  |
| Microsoft |  |
| Microsoft |  |

|  | Docker Containers – 2 instances Print Services – 2 each Orion 2020 Suite – 2 each Hosted Web and Database applications owned/built by SBD 1 customers – 20 webapp/database pairs, software managed by units or WICS II contract |
| --- | --- |

Third-Party Application Support:

Solarwinds

Various

NIPR (Feb 2022 – Feb 2023)

806 Total NIPR Remedy tickets

395 Share Drive Management, 285 Print Server Management, 35 Software, 91 Network

SIPR (Feb 2022 – Feb 2023)

45 Total SIPR Remedy Tickets Closed

12 VDI, 3 Software, 9 Patching, 21 Printing

# Workload Data CSTs – Schriever (Chapter 5)

Table 1 – Indicates the current equipment supported by the existing Communications Squadron CSTs government (civilian and military) personnel:

|  | Objects |  |  |  |
| --- | --- | --- | --- | --- |
| Users | Computers (Desktop/Laptops) | Mobile Devices (Tablets/Phones) | MFDs/Printers | Total |
| 5,615 | 10,765* | 546 | 889 | 15,815 |

*Note: This number indicates all systems currently on Schriever Space Force Base and includes systems that have not yet gone through equipment disposition (also known as DRMO).

Table 2 – Indicates the current trouble ticket workload supported by the existing Communications Squadron CSTs government (civilian and military) personnel:

|  | Objects |  |  |  |
| --- | --- | --- | --- | --- |
| Time Frame | Jobs Complete NIPR | Jobs Complete SIPR | Total | Weekly Average |
| 1 Mar 21 – 1 Mar 22 | 2,715 | 205 | 2,922 | 56.19 per wk |

Table 3 – Indicates the new install projects (CIPS) workload supported by the existing Communications Squadron CSTs government (civilian and military) personnel:

|  | Objects |  |
| --- | --- | --- |
| Time Frame | Jobs Complete (CIPS) | Weekly Average |
| 1 Mar 21 – 1 Mar 22 | 76 | 1.46 per wk |

Table 4 – Indicates the new install projects (CIPS) workload supported by the existing Communications Squadron CSTs government (civilian and military) personnel:

|  | Objects |  |
| --- | --- | --- |
| Time Frame | Tech Refresh | Weekly Average |
| 1 Mar 21 – 1 Mar 22 | 3,900* | 75 Systems per wk |

*Note: This number does not reflect the number of systems that have been re-imaged by the CST office.

NIPR (Feb 2022 – Feb 2023)

2,715 total NIPR Remedy tickets.

179 - Government cell phone tickets, 250 - NIPR Imaging/re-add to domain, 568 – Hardware,

297 – Printing, 284 – Network, 724 – Software, 413 - "Other" - MS Teams, file share, Email, unknown errors, etc.

SIPR (Feb 2022 – Feb 2023)

194 Total SIPR Remedy Tickets Closed

56 SIPR Imaging/re-add to domain, 38 Software, 69 Client Hardware Troubleshooting, 31 Printing

# Workload Data for CSTs – Peterson (Chapter 6)

- 3,000 Remedy/ CIPS + tickets Annually

- 5,000 walk-ins for assistance.

- 78,000 User account Modifications (provision, corrections, ETC.) NIPR and SIPR combined.

- Supporting 2 Combatant Commands, 2 field commands,5 Deltas, and 2 GSU’s

# Workload Data for BECO – (Chapter 7)

| ITEM | NAME | ESTIMATED QUANTITY |
| --- | --- | --- |
| 1 | Assets Tracked | 30,0000 assets |
| 2 | Accounts Managed | 444 accounts |
| 3 | Yearly Personnel Trained | 750 personnel |
| 4 | Customers serviced | 12000 personnel |
| 5 | Geographically Separated Units (GSU) accounts serviced | 16 accounts |
| 6 | Yearly Assets Dispositioned | 1500 assets |
| 7 | Yearly Warehouse Management Hours | 1040 hours |
| 8 | Yearly Packages Shipped/Received | 4000 |
| 9 |  |  |

Workload for the Peterson SFB Cyber Security office (Chapter 8):

- 130 TEMPEST packages

  - TEMPEST inspections (2-3 per week)

  - PDS

    - GOFO housing (6 visits annually)

    - Inspections

    - Overall validations with getting something created

- Documentation (TEMPEST) coordination with customers

- Documentation (TEMPEST) coordination with CTTA

- Support 125 Organizations

- RMF

  - 437 Security Controls

  - Develop SOPs for RMF package

- Annual physical site inspections for GSUs to ensure appropriate RMF controls are being implemented and maintained

- Physical site visits (annually) for TEMPEST inspections

- Interacting w/ 540 CSLs (continually)

  - CSL Training (1 per month)

  - Newsletter (quarterly)

- Account creation (on demand /high frequency)

  - NIPR Admin (10 accounts per week)

  - SIPR Admin (~1 account per week)

  - Reval (annual) (70 accounts annually)

  - FNAR (~ 1 or 2 per quarter)

- Webcam & Microphone enable (on demand)

- Removable media waiver (NIPR & SIPR) (on demand)

- War Driving

- Phishing Emails (annually)

- Software/Hardware approval (on demand)

- NDCI (on demand / ~ 1 or 2 each quarter)

- DLP waivers revalidation (annually)

- Degaussing (~100 HDDs/SSDs per week)

- ESS (daily)

- Remedy tickets (twice daily)

- CIPS

- IAO express (as needed)

# Workload for Schriever Communications Focal Point (Chapter 9):

7,224 calls received in 2022

24,000 Remedy tickets received from 2020-2022 for NIPR 3,000 Remedy tickets received from 2020-2022 for SIPR

Workload for Schriever Local Registration (LRA) (Chapter 10): LRA received an average of five telephone calls a week in 2022 at SSFB LRA received 883 tickets in 2022 at SSFB

SIPR Tokens - Enrolled – 1827 (PSFB) Revoked – 1125 (PSFB)

SIPR Remedy Tickets completed – 2070 (PSFB) NIPR Org. Box certificates Created – 65 (PSFB) NIPR Org. Box certificates Revoked – 35 (PSFB)

NIPR Remedy tickets received/completed – 48 (PSFB) NIPR NEATS Tokens 315+ (PSFB)

NIPR E-mails Sent/Answered - 4,743+ (PSFB) SIPR E-mails Sent/Answered - 395+ (PSFB)

# Workload for Peterson Communications Focal Point (Chapter 11)

+12000 Remedy Tickets both SIPR and NIPR

+7000 Call Logged

+32 NDCI Tracked

+1000 Tracked Cyber Orders

+900 Authorized Service Interruption

+400 Periods of Non-Disruption

12 Directed Cyber Security Liaison Training

# Cable Maintenance Workload Estimates (Chapter 12):

CIPS Tickets		18-20 per month Remedy Tickets 5-9 per month Dig Permits	5-8 per month

# Enterprise Information Management Workload (EMI) - (Chapter 13)

Permission Issues: 20 – 30 per day / 3 minutes per issue

SharePoint Site Issues (Broken Links/Templates): 10 – 15 per day / 15 minutes per issue Correct/Fix Sites/Pages: 5 per day / 20 minutes per issue

Create New SharePoint Pages: 1 – 2 per week / 1 – 2 hours per page Training for SharePoint: 1 per month / 3 hours

Training for TMT: 1 per month / 2 hours

Training for Air Force Portal: 1 per month / 2 hours

Project Development: 1 – 2 per month / 8 – 10 hours per project Air Force Portal Issues: 1 -2 per week / 20 minutes per issue Teams Issues: 1-2 per day / 10 minutes per issue

# APPENDIX E – PUBLICATIONS

GENERAL INFORMATION. The publications listed in this appendix are generally referenced in the PWS. The Directive/Guidance (D/M/G) column indicates the extent of contractor compliance with the publication that is prescribed by the PWS. A “D” in the column means the publication is a “directive publication”, that requires mandatory compliance by the contractor.

Mandatory Publication (“M”). A mandatory publication is one in which compliance is required. If a mandatory publication requires compliance with one or more publications or parts of other publications, the referenced publication(s) or referenced part(s) is/are advisory upon the contractor as they apply to the original mandatory publication, unless the referenced publication is also included in Appendix D as a mandatory publication. Supplements to a mandatory publication are also mandatory when called out.

Guidance Publications (“G”). A “G” in the column means the publication is a “guidance publication”. These publications provide guidance for the contractor to perform particular tasks or operations in a manner compatible with Air Force procedures. However, the contractor is required to comply with the intent of the publication. Additionally, any procedures developed by the contractor shall be compatible with the intent of the “G” publications.

Publication Revisions. The publications listed in Appendix D undergo continual revision. The contractor shall review all revisions, changes, and supplements for any cost impact (increase/decrease in work) and shall notify the CO within 30 days of revisions. Upon such notification, the Government will review the changed requirement(s) and provide direction. Any changes affecting contractor cost shall be covered under the “Changes” clause via a modification to the contract. Changes that are merely administrative in nature shall be accepted and performed accordingly. When revisions, changes or supplements involve safety, classified control or mission degradation, notify the CO by message within 24 hours of receipt of the publication and report whether a cost impact has been created. Certain publications are Classified or For Official Use Only and will be made available upon request through the Contracting Officer.

| Number | Title | D/G/ | Applicable Paragraphs |
| --- | --- | --- | --- |
|  | Department of Defense |  |  |
| Directives, Instructions, Manuals, Pamphlets, Regulations and Supplements |  |  |  |
| Department of Defense Instructions |  |  |  |
| DoDI 2000.16, Vol I | DoD Antiterrorism (AT) Program Implementation | M | Enclosure 3.25; E3.T1 (table) |
| AFMAN 15-1203 | Information Technology Asset Management | M |  |
| DODI 5000.64 | ACCOUNTABILITY AND MANAGEMENT OF DOD EQUIPMENTAND OTHER ACCOUNTABLE PROPERTY | M |  |
| AFI15-101 | RISK MANAGEMENT FRAMEWORK (RMF) FOR AIR FORCE INFORMATION TECHNOLOGY (IT) | M |  |
| AFI15-110 | INFORMATION TECHNOLOGY PORTFOLIO MANAGEMENT AND CAPITAL PLANNING AND INVESTMENT CONTROL | M |  |
| AFI15-130 | CYBERSECURITY PROGRAM MANAGEMENT | M |  |

| AFI15-140 | ARCHITECTING | M |  |
| --- | --- | --- | --- |
| AFMAN 15-1301 | COMPUTER SECURITY (COMPUSEC) | M |  |
| AFMAN 15-1303 | CYBERSECURITY WORKFORCE IMPROVEMENT PROGRAM | M |  |
| AFMAN 15-1203 | INFORMATION TECHNOLOGY (IT) ASSET MANAGEMENT (ITAM) | M |  |
| AFMAN 15-2101 | LONG-HAUL COMMUNICATIONS MANAGEMENT | M |  |
| DAFMAN 15-1304 | Identity, Credential and Access Management (ICAM) | M |  |
| NIST 800-53 | Security and Privacy Controls for Information Systems and Organizations | M |  |
| NIST 800-88 | Guidelines for Media Sanitization | M |  |
| CJCSI 6510.01 | INFORMATION ASSURANCE (IA) AND SUPPORT TO COMPUTER NETWORK DEFENSE (CND) | M |  |
| CNSS instruction 1300 | National Security Systems Public Key Infrastructure | G | Department of Defense Registration Practice Statement Version 14, 13 July 2022 |
| X.509 Certificate Policy |  | G | Version 2, December 2021 |
| TO 00-33A-1001 | METHODS AND PROCEDURES GENERAL CYBERSPACE SUPPORT ACTIVITIES MANAGEMENT PROCEDURES AND PRACTICE REQUIREMENTS | M | Chapter 3, Control of Production |
| DoDI 8100.04 | DoD Unified Capabilities (UC) http://www.dtic.mil/whs/directives/corres | M |  |
|  | /pdf/81000 4p.pdf |  |  |
| DOD Telecommunications and DSN STIG V2R7 | DISA Field Security Operations Developed by DISA for the DOD | M |  |
| DODI 8140.01-M | Information Assurance Workforce Improvement Program | M |  |
| (FGDC)-STD-007.4- 2002 | Geospatial Positioning Accuracy Standards, Part 4: Architecture, Engineering, Construction, and Facilities Management, FGDC-STD-007.4-2002 | M |  |

| (FGDC)-STD-007.3- 1998 | Geospatial Positioning Accuracy Standards, Part 3: National Standard for Spatial Data Accuracy, FGDC- STD-007.3-1998 | M |  |
| --- | --- | --- | --- |
| DOD Telecommunications and DSN STIG V2R7 | DISA Field Security Operations Developed by DISA for the DOD | M |  |
| DODI 8140.01-M | Information Assurance Workforce Improvement Program | M |  |
| (FGDC)-STD-007.4- 2002 | Geospatial Positioning Accuracy Standards, Part 4: Architecture, Engineering, Construction, and Facilities Management, FGDC-STD-007.4-2002 | M |  |
| (FGDC)-STD-007.3- 1998 | Geospatial Positioning Accuracy Standards, Part 3: National Standard for Spatial Data Accuracy, FGDC- STD-007.3-1998 | M |  |
| FGDC–STD-001-1998 | Content Standard for Digital Geospatial Metadata (version 2.0), FGDC-STD- 001-1998 | M |  |
| AFI 31-501, and all MAJCOM/Base Specific supplements | Personnel Security Program Management | M |  |
| AFI32-7086 | Hazardous Material Management | M |  |
| AFI63-101/20-10 | Integrated Life Cycle Management | M |  |
| AFI 91-203 | Air Force Consolidated Occupational Safety | M |  |
| OSHA CFR Title 29, Volume 6 Part 1910 | Occupational Safety and Health Standards | M |  |
| OSHA CFR Title 29, Volume 5 Part 1910.268 | Telecommunications | M |  |
| OSHA CFR Title 29, Volume 6 Part 1910.1001/1926.1101 | Asbestos | M |  |
| OSHA CFR Title 29, Response Volume 5 Part 1910.120 | Hazardous Waste Operation and Emergency | M |  |
| OSHA CFR Title 29 Volume 5 Part 1910.146 | Permit-required Confined Spaces | M |  |
| OSHA CFR Title 29 Volume 5 Part 1910.147 | The Control of Hazardous Energy | M |  |
| OSHA CFR Title 29 Volume 6 Part 1910.1200 | Hazard Communications | M |  |

| OSHA CFR Title 29 Volume 8 Part 1926.650, 651, and 652 | Labor/Excavation | M |  |
| --- | --- | --- | --- |
| Environmental Protection Agency (EPA) CFR Title 40, Volume 32 | Protection of Environment, Council on Environment Quality | M |  |
| EPA CFR Title 40, Volume 25, Parts 260, 261, 262, 263, 264, 265 | Hazardous Waste Management System | M |  |
| CFR Title 32, Part 989, Volume 6 | Air Force Environmental Impact Analysis Process (EIAP) National Environmental Policy Act (NEPA) | M |  |
| FGDC-STD-001- 1998 | Federal Geographic Data Committee (FGDC) Content Standard for Digital Geospatial Metadata Version 2.0 https://www.fgdc.gov/standards | M |  |
| FGDC- STD- 007.3- 1998 | Federal Geographic Data Committee (FGDC) Geospatial Positioning Accuracy Standards. Part 3: National Standard for Spatial Data Accuracy http://www.fgdc.gov/standards | M |  |
| FGDC- STD- 007.4- 2002 | Federal Geographic Data Committee (FGDC) Geospatial Positioning Accuracy Standards. PART 4: Standards for Architecture, Engineering, Construction (A/E/C) and Facility Management http://www.fgdc.gov/standards | M |  |
| NEMA TC-2 | Electrical Polyvinyl Chloride (PVC) Tubing and Conduit | M |  |
| TIA-606-B | Administration Standard for Telecommunications Infrastructure | M |  |
| TIA-568-C | Commercial Building Telecommunications | M |  |
| TIA-607-B | Commercial Building Grounding for Telecommunications | M |  |
| TIA-526-7 | Measurement of Optical Power Loss of Installed Single-mode Fiber Cable Plant | M |  |
| TIA-569-C | Commercial Building Standard for Telecommunications Pathways and Spaces | M |  |
| TIA-570-C | Residential Telecommunications Industry Standard | M |  |
| TIA-758-B | Customer-owned Outside Plant Telecommunication Infrastructure Standard | M |  |

| BICSI TDM Manual | Building Industries Consulting Services International Telecommunications Distribution Methods (TDM) Manual | M |  |
| --- | --- | --- | --- |
| BICSI | Outside plant design reference manual | M |  |
| RUS Bulletin 1535F- 401 | Standards for Splicing Copper and Fiber Cable | M |  |
| RUS Bulletin 1551F- 643 | Underground Plant Design | M |  |
| RUS Bulletin 1551F- 644 | Underground Plant Construction Telecommunications, Engineering Shield Continuity and Construction Manual | M |  |
| RUS Bulletin 1551F- 801 | Electrical Protection Fundamentals | M |  |
| RUS Bulletin 1553F- 151 (515b) | Specifications and Drawings for Underground Cable Installation | M |  |
| RUS Bulletin 1553F- 201 (PC-4) | RUS Standard for Acceptance Tests and Measurements of Telecommunications Plant | M |  |
| RUS Bulletin 1553F- 207 (PE-87) | REA Specification for Terminating Cables | M |  |
| NFPA 70 | National Electric Code | M |  |
| 3-260-01 | Unified Facilities Criteria | M |  |

# APPENDIX F – Peterson Manhole/Antenna Assets

| MH # | Nearest Street | Direction From Street | Nearest Bldg. | Direction From Bldg. |
| --- | --- | --- | --- | --- |
| 2 | Peterson Blvd | EAST | 1398 | EAST |
| 3 | Peterson Blvd | EAST | 1 | WEST |
| 3A | Peterson Blvd | WEST | 1644 | SOUTH |
| 4 | Peterson Blvd | EAST | 1500 | NORTH |
| 8 | Peterson Blvd | EAST | 1 | WEST |
| 10 | Peterson Blvd | EAST | 1500 | WEST |
| 10A | Peterson Blvd | EAST | 1376 | EAST |
| 11 | Peterson Blvd | WEST | 1350 | EAST |
| 12 | Peterson Blvd | WEST | 1470 | NORTH |
| 13 | Peterson Blvd | WEST | 1470 | NORTH |
| 21 | Stewart Ave | SOUTH | 1038 | EAST |
| 22 | Suffolk St. | WEST | 1038 | EAST |
| 22A | Suffolk St. | WEST | 910 | SOUTH |
| 23 | Suffolk St. | WEST | 982 | NORTH |
| 24 | Suffolk St. | WEST | 982 | SOUTH |
| 25 | Suffolk St. | WEST | 361 | EAST |
| 26 | Mitchell St. | WEST | 845 | EAST |
| 27 | Mitchell St. | WEST | 845 | EAST |
| 28 | Mitchell St. | WEST | 845 | EAST |
| 29 | Mitchell St. | EAST | 845 | EAST |
| 30 | Mitchell St | EAST | 895 | EAST |
| 31 | Kincheloe Loop | NORTH | 207 | NORTH |
| 31A | Kincheloe Loop | SOUTH | 207 | EAST |
| 32 | Kincheloe Loop | NORTH | 205 | NORTH |
| 33 | Kincheloe Loop | NORTH | 200 | NORTH |
| 34 | Kincheloe Loop | EAST | 200 | SOUTH |
| 35 | Kincheloe Loop | NORTH | 104 | NORTH |
| 36 | Kincheloe Loop | SOUTH | 104 | EAST |
| 37 | Kincheloe Loop | SOUTH | 104 | EAST |
| 38 | Kincheloe Loop | NORTH | POND | SOUTH/WEST |
| 39 | Kincheloe Loop | NORTH | POND | WEST |
| 40 | Golf Path | SOUTH | POND | EAST |
| 41 | Golf Path | WEST | POND | EAST |
| 42 | Golf Path | SOUTH | N/A | N/A |
| 43 | Golf Path | EAST | N/A | N/A |
| 44 | Golf Path | WEST | Airport Fence | WEST |
| 45 | Golf Path | WEST | Airport Fence | WEST |
| 46 | Right turn in airport fence | NORTH | Cart Barn | SOUTH/EAST |
| 47 | Airport fence | WEST | Airport Fence | WEST |
| 48 | Runway L-15 Airport Prop | NORTH | Runway L-15 | NORTH |
| 49 | Runway L-15 Airport Prop | NORTH | Runway L-15 | NORTH |

| 50 | Vincent St. | WEST | 504 | NORTH |
| --- | --- | --- | --- | --- |
| 51 | Stewart Ave | SOUTH | 1321 | NORTH |

| 52 | Ent Ave | SOUTH | 670 | WEST |
| --- | --- | --- | --- | --- |
| 53 | Paine St. | WEST | 1361 | WEST |
| 54 | Glasgow | SOUTHWEST | 1054 | NORTHEAST |
| 56 | Tinker St. | EAST | 615 | WEST |
| 57 | Ent Ave | NORTHEAST | 981 | EAST |
| 58 | Stewart Ave | SOUTH | 1158 | EAST |
| 58A | Stewart Ave | SOUTH | 1156 | EAST |
| 59 | Stewart Ave | SOUTH | 1026 | NORTH |
| 60 | Otis St. | NORTHWEST | 652 | SOUTHWEST |
| 61 | Ent Ave | SOUTH | 560 | SOUTH |
| 62 | Peterson Blvd | EAST | 1042 | SOUTHWEST |
| 63 | Glasgow Ave | NORTH | 1040 | SOUTH |
| 64 | Glasgow Ave | NORTH | 1040 | SOUTH |
| 65 | Mitchell St. | EAST | 1030 | SOUTHEAST |
| 66 | Mitchell St. | EAST | 869 | EAST |
| 67 | Dover | NORTH | 365 | SOUTH |
| 68 | Stewart Ave | SOUTH | 1141 | SOUTHEAST |
| 69 | Paine St. | NORTH | 1350 | NORTHWEST |
| 73 | Stewart Ave | SOUTH | 1038 | NORTHWEST |
| 75 | Stewart Ave | SOUTH | 1038 | WEST |
| 100 | Stewart Ave | SOUTH | 1038 | NORTHEAST |
| 101 | Stewart Ave | SOUTH | 1013 | NORTHEAST |
| 102 | Stewart Ave | SOUTH | 1030 | NORTHEAST |
| 103 | Stewart Ave | SOUTHEAST | 1094 | SOUTHEAST |
| 104 | Beale Ave | SOUTH | House 7149 | NORTH |
| 105 | Stewart Ave | SOUTH | House 512 | NORTHWEST |
| 106 | Stewart Ave | SOUTH | Run Path | NORTH |
| 107 | Stewart Ave | SOUTH | Run Path | NORTH |
| 108 | Stewart Ave | SOUTH | Run Path | NORTHEAST |
| 109 | Stewart Ave | WEST | Run Path | WEST |
| 110 | Stewart Ave | WEST | Run Path | WEST |
| 111 | Stewart Ave | WEST | Run Path | WEST |
| 112 | Stewart Ave | WEST | Run Path | WEST |
| 113 | Stewart Ave | WEST | Run Path | WEST |
| 114 | Stewart Ave | EAST | 2021 | SOUTH |
| 115 | Stewart Ave | WEST | Run Path | WEST |
| 116 | Stewart Ave | WEST | 2012 | EAST |
| 115 | Stewart Ave | EAST | 2019 | WEST |
| 115A | Stewart Ave | EAST | 2025 | NORTHWEST |
| 116 | Stewart Ave | EAST | 2019 | EAST |
| 116A | Stewart Ave | EAST | 2025 | NORTHEAST |
| 116B | Stewart Ave | EAST | 2019 | EAST |
| 116C | Stewart Ave | EAST | 2015 | EAST |

| 119 | Stewart Ave | EAST | 2025 | EAST |
| --- | --- | --- | --- | --- |
| 120 | Stewart Ave | WEST | 2025 | WEST |
| 120A | Stewart Ave | EAST | 2025 | WEST |
| 120B | Stewart Ave | EAST | 2025 | WEST |
| 121 | Stewart Ave | WEST | 2025 | SOUTHWEST |

| 122 | Stewart Ave | WEST | 2032 | EAST |
| --- | --- | --- | --- | --- |
| 123 | Stewart Ave | WEST | 2032 | EAST |
| 124 | Stewart Ave | WEST | 2028 | WEST |
| 125 | Stewart Ave | WEST | 2028 | WEST |
| 126 | Stewart Ave | EAST | 2028 | NORTHWEST |
| 127 | Stewart Ave | EAST | 2028 | NORTHWEST |
| 130 | Glasgow Ave | NORTH | 1038 | SOUTHWEST |
| 130A | Glasgow Ave | NORTH | 1038 | SOUTH |
| 130B | Glasgow Ave | NORTH | 1038 | SOUTHEAST |
| 131 | Mitchell St. | NORTH | 867 | NORTHEAST |
| 132 | Stewart Ave | WEST | 1094 | EAST |
| 133 | Stewart Ave | NORTH | HOUSE 462 | SOUTHEAST |
| 134 | Stewart Ave | NORTH | Stewart Av. | NORTH |
| 135 | Stewart Ave | NORTH | Stewart Av. | NORTH |
| 136 | Stewart Ave | NORTH | Stewart Av. | NORTHEAST |
| 136A | Stewart Ave | EAST | Fence Line | EAST |
| 137 | Stewart Ave | EAST | Stewart Av. | EAST |
| 138 | Stewart Ave | EAST | Stewart Av. | EAST |
| 139 | Stewart Ave | EAST | 2021 | SOUTH |
| 140 | Stewart Ave | EAST | 2015 | NORTHWEST |
| 141 | Stewart Ave | EAST | 2019 | EAST |
| 142 | Stewart Ave | EAST | 2919 | SOUTHWEST |
| 143 | Stewart Ave | EAST | 2019 | SOUTHEAST |
| 144 | Stewart Ave | EAST | 2019 | EAST |
| 145 | Stewart Ave | EAST | 2019 | EAST |
| 165 | Stewart Ave | NORTHWEST | 1038 | EAST |
| 202 | Goodfellow St. | WEST | 1330 | WEST |
| 203 | Stewart Ave | WEST | 1340 | EAST |
| 204 | Goodfellow St. | EAST | 1326 | EAST |
| 204A | Stewart Ave | SOUTHWEST | 1336 | NORTH |
| 205 | Goodfellow St. | SOUTHEAST | 1322 | SOUTHEAST |
| 206 | Ent Ave | WEST | 1324 | SOUTHEAST |
| 206A | Ent. Ave | WEST | 1324 | SOUTHEAST |
| 207 | Ent Ave | WEST | 1324 | SOUTHWEST |
| 208 | Ent. Ave | NORTHWEST | 1327 | NORTH |
| 209 | Ent Ave | WEST | 672 | NORTH |
| 210 | Otis St | SOUTHEAST | 1270 | NORTHWEST |
| 211 | Otis St | SOUTHEAST | 615 | WEST |
| 212 | Tinker St. | SOUTHEAST | 590 | WEST |
| 223 | Stewart Ave | WEST | 1038 | NORTHEAST |

| 300 | Langley St. | WEST | HOUSE 422 | EAST |
| --- | --- | --- | --- | --- |
| 301 | Langley St. | WEST | HOUSE 242 | EAST |
| 302 | Langley St. | WEST | BHIND HOUSE 112 | WEST |
| 303 | Langley St. | NORTH | HOUSE 11 | NORTH |
| 304 | Vandenberg St. | SOUTH | CORNER OF PARKING LOT | NORTH |
| 305 | Vandenberg St. | WEST | PARKING LOT BLDG. 3 | NORTHEAST CORNER |
| 306 | Vandenberg St. | WEST | BLDG. 3 | SOUTH |
| 307 | Vandenberg St. | WEST | BLDG. 3 | EAST |

| 307A | Vandenberg St. | WEST | BLDG. 3 | EAST |
| --- | --- | --- | --- | --- |
| 308 | Vandenberg St. | WEST | BLDG. 3 | EAST |
| 309 | Vandenberg St. | WEST | BLDG. 3 | EAST |
| 310 | Vandenberg St. | SOUTH | BLDG. 3 | NORTH |
| 310A | Vandenberg St. | WEST | BLDG. 3 | NORTH |
| 311 | Vandenberg St. | SOUTH | BLDG. 3 | NORTH |
| 311A | Vandenberg St. | SOUTH | BLDG. 3 | NORTH |
| 312 | Vandenberg St. | SOUTH | BLDG. 2 | NORTH |
| 312A | Vandenberg St. | SOUTH | BLDG. 2 | SOUTHEAST |
| 313 | Vandenberg St. | SOUTH | BLDG. 2 | NORTH |
| 313A | Vandenberg St. | SOUTH | BLDG. 2 | NORTH |
| 314A | Vandenberg St. | NORTH | BLDG. 2 | SOUTH |
| 314B | Vandenberg St. | NORTH | BLDG. 1 | EAST |
| 315 | Vandenberg St. | SOUTH | BLDG. 1 | NORTH |
| 315A | Peterson Blvd | EAST | BLDG. 1 | NORTHWEST |
| 316 | Peterson Blvd | EAST | BLDG. 1 | WEST |
| 320 | Peterson Blvd | WEST | 1644 | NORTHEAST |
| 321 | Patrick St. | SOUTH | 1644 | NORTHWEST |
| 322 | Patrick St. | EAST | 1644 | SOUTHWEST |
| 330 | Kelly St. | EAST | House 106 | NORTH |
| 331 | Otis St. | NORTH | House 214 | NORTH |
| 332 | Selfridge Cir. | NORTH | House 481 | NORTH |
| 333 | Selfridge Dr. | NORTH | House 469 | NORTH |
| 334 | Selfridge Cir. | WEST | House 485 | SOUTHWEST |
| 400 | Stewart Ave | EAST | BLDG. 2025 | SOUTHEAST |
| 401 | Stewart Ave | EAST | BLDG. 2028 | EAST |
| 402 | Stewart Ave | EAST | BLDG. 2028 | SOUTHEAST |
| 403 | Stewart Ave | EAST | 2027 | SOUTH |
| 404 | El Dorado St. | SOUTH | BLDG. 2035 | SOUTH |
| 405 | El Dorado St. | SOUTHWEST | BLDG. 2032 | SOUTHWEST |
| 406 | Stewart Ave | WEST | Airport Fence | WEST |
| 407 | Stewart Ave | WEST | BLDG. 2012 | WEST |
| 408 | Stewart Ave | WEST | BLDG. 2010 | NORTHWEST |
| 409 | Stewart Ave | WEST | AIRPORT FENCE |  |
| 410 to 432 | Runway L-15 (Off-Base) | EAST | ADAG BLDG. South End of RW L-15 | EAST/SOUTHEAS |

|  |  |  |  | T |
| --- | --- | --- | --- | --- |
| 528 | Duluth Ave | NORTH | 504 | NORTH |
| 529 | Vincent St | NORTHWEST | 503 | NORTHEAST |
| 600 | Hamilton Ave | NORTHEAST | 600 | WEST |
| 601 | Hamilton Ave | NORTHEAST | 505 | EAST |
| 631 | Stewart Ave | SOUTH | 1042 | NORTHWEST |
| 633 | Stewart Ave | WEST | 1042 | EAST |
| 701 | Glasglow Ave | SOUTHWEST | 1013 | SOUTHWEST |
| 702 | Glasglow Ave | SOUTHWEST | HOUSE 804 |  |
| 703 | Glasglow Ave | NORTHEAST | HOUSE 824 |  |
| 704 | Glasgow Ave | NORTHEAST | HOUSE 874 | SOUTH |
| 705 | Glasgow Ave | NORTHEAST | CART BARN | SOUTH |
| 705A | Glasglow Ave | WEST | 1685 |  |

| 706 | Glasgow Ave | NORTHEAST | HOUSE 924 | SOUTH |
| --- | --- | --- | --- | --- |
| 707 | Hartinger St. | SOUTHEAST | HOUSE 954 | SOUTHEAST |
| 708 | Hartinger St. | EAST | HOUSE 964 | EAST |
| 709 | Airport Fence | WEST | HOUSE 691 | EAST |
| 710 | Airport Fence | WEST | HOUSE 641 | EAST |
| 711 | Airport Fence | WEST | HOUSE 571 | EAST |
| 712 | Stewart Ave | SOUTH | HOUSE 511 | EAST |
| 713 | Stewart Ave | NORTH | HOUSE 471 | NORTHEAST |
| 714 | Diego Garcia Dr. | NORTHWEST | HOUSE 826 | EAST |
| 715 | Hartinger St. | NORTHEAST | HOUSE 845 | NORTHEAST |
| 936 | Stewart Ave | SOUTHWEST | BLDG. 959 | NORTHEAST |
| 936A | Stewart Ave | SOUTHWEST | BLDG. 959 | NORTHEAST |
| 11943 | Peterson Blvd. | EAST | BLDG. 1 | NORTHWEST |
| 1233 | Peterson Blvd | NORTHWEST | 959 | EAST |
| 1234 | Peterson Blvd. | NORTHWEST | 959 | EAST |
| 1244 | Stewart Ave | EAST | 1410 | WEST |
| 12593 | Peterson Blvd. | EAST | BLDG. 1 | SOUTHWEST |
| 1501 | Peterson Blvd | WEST | 1440 | SOUTHEAST |
| 1641 | Peterson Blvd | NORTH WEST | 959 | SOUTHEAST |
| 1651 | Peterson Blvd | EAST | 1525 | NORTHWEST |
| 1516 | Stewart Ave | NORTH EAST | 1425 | SOUTH |
| 1601 | Peterson Blvd | EAST | 1555 | NORTHWEST |
| 1951 | Peterson Blvd | WEST | 1470 | NORTHWEST |
| 2133 | Ent Ave | SOUTH WEST | 725 | SOUTHEAST |
| 2139 | Stewart Ave | NORTH EAST | 1425 | SOUTHWEST |
| 2336 | Peterson Blvd | WEST | 1470 | EAST |
| 2451 | Peterson Blvd | EAST | 1376 | SOUTHEAST |
| 2483 | Ent Ave | NORTH EAST | 725 | SOUTHWEST |
| 2522 | Peterson Blvd | NORTH WEST | 391 | EAST |
| 2615 | Stewart Ave | EAST | 1345 | SOUTHEAST |
| 2889 | Otis St | SOUTH | 1465 | EAST |
| 2952 | Peterson Blvd | WEST | 350 | NORTH WEST |
| 2983 | Ent Ave | EAST | 1142 | SOUTH |
| 3102 | Peterson Blvd | WEST | 1350 | EAST |
| 3134 | Otis St | SOUTH EAST | 1270 | WEST |
| 3302 | Hamilton Ave /Peterson Blvd. | EAST | 122 | NORTH EAST |
| 3393 | Ent Ave | EAST | 1102 | WEST |
| 3427 | Otis St | SOUTH | 1270 | SOUTH EAST |
| 3478 | Hamilton Ave | SOUTH WEST | 122 | EAST |
| 3481 | Otis St | SOUTH EAST | 1365 | SOUTH EAST |
| 3683 | Otis St | EAST | 620 | SOUTH |
| 3747 | Hamilton Ave | NORTH EAST | 125 | EAST |
| 3879 | Hamilton Ave | WEST | 121 | NORTH WEST |
| 3909 | Ent Ave | NORTH EAST | 1160 | NORTH EAST |

| 3936 | Ent Ave | WEST | 666 | NORTH EAST |
| --- | --- | --- | --- | --- |
| 3939 | Ent Ave | EAST | 1160 | WEST |
| 4216 | Otis St | SOUTH EAST | 654 | SOUTH |
| 4251 | Hamilton Ave | SOUTH WEST | 119 | EAST |

4436

4492

4798

4838

4841

5091

5101

5253

5351

5353

11943

12593

FAA 1

FAA 2

Radio 1 CAT TV 1

Hamilton Ave Otis St.

Peterson Blvd. Otis St.

Suffolk St.

Service Rd./Behind Bldg.218 Hamilton Ave

Mitchell St.

Service Rd. behind Bldg. 893 Service Rd. behind Bldg. 214 Peterson Blvd

| Stewart Ave | SOUTH WEST |  | 1038 | NORTH EAST |
| --- | --- | --- | --- | --- |
| Mitchell St | WEST |  | HOUSE 232 | SOUTH WEST |

Peterson Blvd Stewart Ave Stewart Ave

SOUTH WEST SOUTH EAST EAST

EAST

NORTH WEST SOUTH WEST NORTH EAST WEST

NORTH WEST NORTH EAST EAST

EAST WEST WEST

119

652

119

626

218

218

660

893

893

214

1

1

2010

2010

SOUTH EAST EAST EAST WEST WEST

NORTH EAST SOUTH WEST

SOUTH SOUTH WEST EAST

WEST WEST EAST EAST

| 4436 | Hamilton Ave | SOUTH WEST |  | 119 | SOUTH EAST |
| --- | --- | --- | --- | --- | --- |
| 4492 | Otis St. | SOUTH EAST |  | 652 | EAST |
| 4798 | Peterson Blvd. | EAST |  | 119 | EAST |
| 4838 | Otis St. | EAST |  | 626 | WEST |
| 4841 | Suffolk St. | NORTH WEST |  | 218 | WEST |
| 5091 | Service Rd./Behind Bldg.218 | SOUTH WEST |  | 218 | NORTH EAST |
| 5101 | Hamilton Ave | NORTH EAST |  | 660 | SOUTH WEST |
| 5253 | Mitchell St. | WEST |  | 893 | SOUTH |
| 5351 | Service Rd. behind Bldg. 893 | NORTH WEST |  | 893 | SOUTH WEST |
| 5353 | Service Rd. behind Bldg. 214 | NORTH EAST |  | 214 | EAST |
| 11943 | Peterson Blvd | EAST | 1 |  | WEST |
| 12593 | Peterson Blvd | EAST | 1 |  | WEST |
| FAA 1 | Stewart Ave | WEST |  | 2010 | EAST |
| FAA 2 | Stewart Ave | WEST |  | 2010 | EAST |

Radio 1 CAT TV 1

Stewart Ave Mitchell St

SOUTH WEST WEST

1038

HOUSE 232

NORTH EAST SOUTH WEST

| BLDG 1056 CEV (Black) | Glasgow Ave | SOUTH | 1054 |  |
| --- | --- | --- | --- | --- |
| BLDG 1058 CEV (Red) | Glasgow Ave | SOUTH | 1054 |  |

| Tag# | Bldg# | Location/User | Serial Number | Manufacturer | Model Number | LMR or Radio |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 1038 | PWCS Office 800MHz | N/A | Radio Frequency Systems | 10212-1 | LMR |
| 2 | 1038 | PWCS Office 800MHz | N/A | Radio Frequency Systems | 10212-1 | LMR |
| 3 | 1038 | PWCS Office 800MHz | N/A | Radio Frequency Systems | 10212-1 | LMR |
| 4 | 1038 | PWCS Office 800MHz | N/A | Radio Frequency Systems | 10212-1 | LMR |
| 5 | 1038 | PWCS Office | 24085-1 | Sinclair | SG238- SF1SNM | Radio |
| 6 | 845 | Wing Operations | 652640 | Radio Frequency Systems | BA6110-1 | LMR |
| 7 | 845 | Wing Operations | 654512 | Radio Frequency Systems | BA6110-1 | LMR |
| 8 | 845 | Wing Operations | 646264 | Radio Frequency Systems | BA6110-1 | LMR |
| 9 | 845 | Wing Operations | 646085 | Radio Frequency Systems | BA6110-1 | LMR |
| 10 | 845 | Wing Operations | 646248 | Radio Frequency Systems | BA6110-1 | LMR |
| 11 | 845 | Wing Operations | 646072 | Radio Frequency Systems | BA6110-1 | LMR |
| 12 | 1158 | Wing Operations Alt | 646076 | Radio Frequency Systems | BA6110-1 | LMR |
| 13 | 1158 | Wing Operations Alt | 646271 | Radio Frequency Systems | BA6110-1 | LMR |
| 14 | 1158 | Wing Operations Alt | 646065 | Radio Frequency Systems | BA6110-1 | LMR |
| 15 | 121 | Trans Alert | 646084 | Radio Frequency Systems | BA6110-1 | LMR |
| 16 | 503 | Trans Alert | 646270 | Radio Frequency Systems | BA6110-1 | LMR |
| 16 | 1158 | Wing Operations Alt | 646070 | Radio Frequency Systems | BA6110-1 | LMR |
| 19 | 216 | Fire Department Station 1 | 646261 | Radio Frequency Systems | BA6110-1 | LMR |
| 20 | 216 | Fire Department Station 1 | 647574 | Radio Frequency Systems | BA6110-1 | LMR |
| 21 | 2032 | Fire Department Station 2 | 648081 | Radio Frequency Systems | BA6110-1 | LMR |
| 22 | 1324 | Civil Engineers | 646071 | Radio Frequency Systems | BA6110-1 | LMR |
| 23 | 1324 | Readiness | 646266 | Radio Frequency Systems | BA6110-1 | LMR |
| 24 | 959 | Medical | 654497 | Radio Frequency Systems | BA6110-1 | LMR |
| 25 | 425 | Medical | 646265 | Radio Frequency Systems | BA6110-1 | LMR |
| 26 | 1246 | Bio-Environmental | 646256 | Radio Frequency Systems | BA6110-1 | LMR |
| 28 | 625 | Explosive Ordance Disposal | 653701 | Radio Frequency Systems | BA6012-0 | LMR |
| 29 | 210 | 302nd Air Wing | 646263 | Radio Frequency Systems | BA6110-1 | LMR |
| 30 | 210 | 302nd Air Wing | 654481 | Radio Frequency Systems | BA6110-1 | LMR |
| 32 | 625 | 302nd Air Wing | 674572 | Radio Frequency Systems | BA6110-1 | LMR |
| 33 | 122 | Base Ops | 654489 | Radio Frequency Systems | BA6110-1 | LMR |
| 34 | 122 | Base Ops | 6301026 | Radio Frequency Systems | BA1010-5 | Radio |
| 35 | 350 | Office Special Inv | 646259 | Radio Frequency Systems | BA6110-1 | LMR |
| 36 | 350 | Office Special Inv | DM311642-1 | Radio Frequency Systems | BA6012-0 | LMR |
| 37 | 150 | POL | 660086 | Radio Frequency Systems | BA6110-1 | LMR |
| 38 | 1038 | PWCS Office | 647567 | Radio Frequency Systems | BA6110-1 | LMR |
| 39 | 1038 | PWCS Office | N/A | General Dynamics | UVU-200 | Radio |
| 40 | 1158 | Wing Operations Alt | CC82959-1-1 | Sinclair | SY450- SF1SNM | LMR |
| 41 | 1158 | Wing Operations Alt | N/A | Radio Frequency Systems | UVU-200 | Radio |
| 42 | 1038 | PWCS Office | DM168747-9 | CommScope | DB 633 | LMR |
| 43 | 1038 | PWCS Office | DM168747-7 | CommScope | DB 633 | LMR |
| 44 | 1038 | PWCS Office | DM168747-16 | CommScope | DB 633 | LMR |
| 47 | 1158 | Wing Operations Alt | 19713040115 | N/A | N/A | Radio |

| 48 | 1158 | Wing Operations Alt | N/A | N/A | N/A | Radio |
| --- | --- | --- | --- | --- | --- | --- |
| N/A | 845 | Wing Operations 800MHz | 00208020 | Radio Frequency Systems | 1610-1 | LMR |
| N/A | 845 | Wing Operations | N/A | General Dynamics | UVU-200 | Radio |
| N/A | 1229 | LRS Trans | 652645 | Radio Frequency Systems | BA6110-1 | LMR |
| N/A | Repeater Site | OSI/Rustic Hills Repeater | 659497 | Radio Frequency Systems | BA1010-5 | LMR |

Antenna Assets