# ATTACHMENT C

# BID SCHEDULE FORM

FY26 MAINTENANCE DREDGING

Philadelphia Navy Yard, Philadelphia, PA, Reserve Basin

(eProjects WO# 1783178)

Base Price (CLIN 0001)

| CLIN | EST. QUANTITY | UNIT | UNIT PRICE | TOTAL PRICE |
| --- | --- | --- | --- | --- |
| 0001AA | 1 | LS |  |  |
| 0001AB | 72,986 | CY |  |  |
| 0001AC | 23,625 | CY |  |  |
| 0001AD | 40 | HR |  |  |
| 0001AE | 10 | TON |  |  |

TOTAL FOR CLIN 0001 	$

PART 1. GENERAL

  - CONTRACT LINE ITEMS

The terms Offeror and Bidder and versions thereof (offer/bid) have the same definition as used within this contract.

Provide the Contract Line Item (CLIN) price for the following items:

## CLIN 0001 ‐ BASE PRICE – FY 26 MAINTENANCE DREDGING @ Philadelphia Navy Yard, Philadelphia, PA, Reserve Basin

Price includes the following: CLIN 0001AA, 0001AB, 0001AC, 0001AD and 0001AE

Due to a time of year restriction protecting diadromous fish migrations and spawning, in-water work shall be prohibited from March 1 to June 30. Consequently, there will be a delay in the project start as follows.  Once the contract has been awarded, the execution schedule shall be coordinated between the government and the contractor with a notice to proceed to be issued within approximately 180 days or less from the contract award date. Once the notice to proceed has been issued the contractor shall commence with mobilization and dredging no later than 30 days after Notice to Proceed. All dredging work shall be completed no later than November 30, 2026.

| CLIN | DESCRIPTION | ESTIMATED QUANTITY | UNIT | UNIT PRICE | SUBTOTAL (UNIT PRICE X NO. UNITS) | TOTAL PRICE |
| --- | --- | --- | --- | --- | --- | --- |
| 0001 | BASE PRICE: Total Price for Maintenance Dredging (includes subtotal of 0001AA-0001AE). | 1 |  |  |  | $______________ |
| 0001AA | Price for mobilization and demobilization of all equipment and personnel to/from the project site. | 1 | LS | $________ | $________ |  |
| 0001AB | Bucket Dredging at Areas RB-A, RB-C AND RB-D as shown on plans using a sealed environmental clamshell bucket including transportation by scow (or barge) and disposal of dredge spoils at one of the following two disposal sites: - Dredged materials shall be transported by bottom dumping barge or scow and disposed within the Weeks Marine Whites Rehandling Basin, located in Logan Township, Gloucester County, New Jersey. OR B) Dredged materials shall be transported by barge and hydraulically unloaded at the Waste Management Corporation Biles Island disposal facility located in Morrisville, Bucks County, Pennsylvania. | 72,986 | CY | $________ | $________ |  |
| 0001AC | Bucket Dredging at Area RB-A 7/8 as shown on plans using a sealed environmental clamshell bucket including transportation by scow (or barge) and disposal of dredge spoils at as follows: Dredged materials shall be transported by barge and hydraulically unloaded at the Waste Management Corporation Biles Island disposal facility located in Morrisville, Bucks County, Pennsylvania. | 23,625 | CY | $_________ | $________ |  |
| 0001AD | Downtime (Delays) Pursuant to Specs Sec. 35 20 23, 3.2.2.1 Compensation for Interruption of Operations | 40 | HR | $_________ | $________ |  |
| 0001AE | Removal and disposal of artificial obstructions and/or debris within dredge area pursuant to Specs Sec. 35 20 23, Par 1.4 | 10 | TON | $ ________ | $________ |  |

CLIN 0001 Total Cost						               	       $ ________________

  - GENERAL BID NOTES

    - Award will be made on the total cost of CLIN 0001. Enter unit prices and extended totals in spaces provided. If there is a difference between a unit price and the extended total, the unit price will be held to be the intended bid and the total recomputed accordingly. If an Offeror provides a total but fails to enter a unit price, the total divided by the specified quantity will be held to be the intended unit price.

    - This contract will be awarded as one lump sum with unit prices required for specifically selected work as shown herein. See Contract Clauses, "FAR 52.211-18, Variation in Estimated Quantity" and "FAR 52.236-16, Quantity Surveys," "DFARS.236-7008, Contract Prices."

PART 2.  PRODUCTS

Not Used.

PART 3.  EXECUTION

Not Used.