# PERFORMANCE WORK STATEMENT (PWS)

# DEPARTMENT OF VETERANS AFFAIRS

Office of Information & Technology

Digital Service Delivery (DSD)

Telehealth and Scheduling

Telehealth, Scheduling, & Mobile Platform Services (TSMPS)

Date: January 19, 2026

VA-26-00046665

PWS Version Number:  1.0

Contents

1.0	BACKGROUND	5

2.0	APPLICABLE DOCUMENTS	5

3.0	SCOPE OF WORK	9

4.0	PERFORMANCE PERIOD	10

4.1	PLACE OF PERFORMANCE	11

4.2	TRAVEL	11

5.0	SPECIFIC TASKS AND DELIVERABLES	11

5.1	PROGRAM AND PROJECT MANAGEMENT	12

5.1.1	Project Management Plan	13

5.1.2	Requirements and Service Request Intake	13

5.1.3	Forecasts, Milestones, and Sprint Plans	15

5.1.4	Capabilities and Services Document	16

5.1.5	Platform Dependency List	16

5.1.6	Staff Roster	16

5.1.7	Agile Ceremonies	17

5.1.8	Monthly TSMPS Deliverables Report	18

5.1.9	TSMP Cloud Cost Analytics	18

5.1.10	Ad Hoc Data Collection and Reports	18

5.2	ARCHITECTURE, ENGINEERING, AND MAINTENANCE	18

5.2.1	Architecture Package	21

5.2.2	Architecture, Engineering, and Maintenance Assessment	21

5.2.3	Maintenance Plan	22

5.2.4	Program Increment Software Version Posture Report	22

5.2.5	Secrets Management	23

5.2.6	Environment Configuration Management	23

5.2.7	Certificate Management	23

5.2.8	Configuration & Change Control	24

5.2.9	Scheduling Event Bus	25

5.2.10	Multi-Region Support	27

5.2.11	Monthly Maintenance Report	28

5.3	PLATFORM AND APPLICATION MONITORING	29

5.3.1	Capabilities and Services Monitoring Plan	30

5.3.2	Capabilities and Services Dashboard	30

5.4	INCIDENT MANAGEMENT	31

5.4.1	Incident Report Brief	31

5.5	DEVSECOPS AND SITE RELIABILITIY ENGINEERING	32

5.5.1	DevSecOps Services	32

5.5.2	Site Reliability Engineering Services	35

5.6	RISK MANAGEMENT FRAMEWORK, CYBERSECURITY, AND AUTHORITY TO OPPERATE (ATO) SUPPORT	37

5.6.1	Authority to Operate Management Responsibilities	37

5.6.1.1	Authority to Operate/Connect (ATO/ATC) Management	37

5.6.1.2	Security Audits and Assessments	37

5.6.1.3	Security Documentation Management	38

5.6.1.4	Plan of Actions and Milestone Management	38

5.6.2	Cybersecurity Management Overview	38

5.6.2.1	System Security Scanning and Platform Security Posture	39

5.6.2.2	Incident Response Plans and Disaster Recovery Plan	39

5.6.2.3	Incident Response Plans and Disaster Recovery Plan Exercises	39

5.6.2.4	Credential and Account Management	40

5.6.2.5	Technical Reference Model (TRM) Submission	40

5.6.2.6	Business Partner Extranet (BPE) Connection Management	40

5.6.2.7	VA Policy Compliance	40

5.6.2.8	RMF/Security Documentation	41

5.6.3	Monthly RMF, Security, and ATO Report	43

5.7	KEY PERSONNEL	43

5.7.1	TSMP Program Manager	44

5.7.2	TSMP Maintenance Technical Director	45

5.7.3	TSMP Monitoring & Incident Management Manager	45

5.7.4	TSMP DevSecOps and SRE Technical Director	46

5.7.5	TSMP RMF, Security, and ATO Manager	47

5.7.6	TSMP Senior Architect	47

5.8	SOFTWARE LICENSES MANAGEMENT	49

5.9	PROGRAM AND PROJECT MANAGEMENT SURGE SUPPORT (optional TASK 1)	50

5.10	ARCHITECTURE, ENGINEERING, AND MAINTENANCE SURGE SUPPORT (OPTIONAL TASK 2)	50

5.11	PLATFORM AND APPLICATION MONITORING SURGE SUPPORT (OPTIONAL TASK 3)	51

5.12	DEVSECOPS AND SITE RELIABILITY ENGINEERING SURGE SUPPORT (OPTIONAL TASK 4)	52

5.13	RISK MANAGEMENT FRAMEWORK, SECURITY, AND AUTHORITY TO OPERATE SURGE SUPPORT (OPTIONAL TASK 5)	53

5.14	TRANSITION-OUT SUPPORT (optional TASK 6)	53

5.14.1	REPORTING REQUIREMENTS	56

5.15	<ADDITIONAL TASK(S)>	57

6.0	GENERAL REQUIREMENTS	57

6.1	ENTERPRISE AND IT FRAMEWORK	57

6.1.1	VA TECHNICAL REFERENCE MODEL	57

6.1.2	ZERO TRUST – VA CRITICAL SECURITY CONTROLS	57

6.1.3	FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)	58

6.1.4	INTERNET PROTOCOL VERSION 6 (IPv6)	59

6.1.5	TRUSTED INTERNET CONNECTION (TIC)	59

6.1.6	STANDARD COMPUTER CONFIGURATION	60

6.1.7	VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)	60

6.1.8	PROCESS ASSET LIBRARY (PAL)	61

6.1.9	AUTHORITATIVE DATA SOURCES	61

6.1.10	SOCIAL SECURITY NUMBER (SSN) REDUCTION	62

6.1.11	SOFTWARE AND LICENSING REQUIREMENTS	63

6.2	SECURITY AND PRIVACY REQUIREMENTS	63

6.2.1	POSITION/TASK RISK DESIGNATION LEVEL(S)	63

6.2.2	CONTRACTOR PERSONNEL SECURITY REQUIREMENTS	64

6.3	METHOD AND DISTRIBUTION OF DELIVERABLES	66

6.4	PERFORMANCE METRICS	66

6.5	FACILITY/RESOURCE PROVISIONS	68

6.6	GOVERNMENT FURNISHED PROPERTY	69

6.7	SHIPMENT OF HARDWARE OR EQUIPMENT	70

ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED	75

ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE	82

# BACKGROUND

The Department of Veterans Affairs (VA), Office of Information & Technology (OIT), Digital Service Delivery (DSD) strives to provide high quality, effective, and efficient Information Technology (IT) services to those responsible for providing care to the Veterans at the point-of-care as well as throughout all the points of the Veterans’ health care in an effective, timely and compassionate manner.  VA depends on Information Management/Information Technology (IM/IT) systems to meet mission goals.

Upon award of this contract, the VA Enterprise Cloud Mobile Application Platform (VAEC-MAP), formerly known as the Mobile Application Environment (MAE), that is managed by the Office of Information and Technology (OIT) Health Product Delivery Services (PDS) Telehealth and Scheduling Product Line (TASPL), commonly referred to as VAEC-MAP or the Telehealth and Scheduling Platform (TAS-P), will be rebranded to the Telehealth, Scheduling, and Mobile Platform (TSMP).  To align with this change, the VA’s System of Record Notices (SORN) will be updated to reflect the new naming convention.

VAEC-MAP is a cloud-hosted Infrastructure as a Service (IaaS) and Platform as a Service (PaaS) solution that provides a secure, scalable, and resilient foundation for hosting mobile applications, shared services, and web components accessible via mobile devices.

VAEC-MAP currently supports more than 300 applications and services, including VA mission-critical systems, delivering capabilities to over 250,000 VA staff members and millions of Veterans each month.

# APPLICABLE DOCUMENTS

In the performance of the tasks associated with this Performance Work Statement, the Contractor shall comply with the following:

- “Federal Information Security Modernization Act of 2014”

- Federal Information Processing Standards (FIPS) Publication 140-3, “Security Requirements for Cryptographic Modules”, March 22, 2019

- FIPS Pub 199. “Standards for Security Categorization of Federal Information and Information Systems,” February 2004

- FIPS Pub 200, “Minimum Security Requirements for Federal Information and Information Systems,” March 2006

- FIPS Pub 201-3, “Personal Identity Verification of Federal Employees and Contractors,” January 2022

- 10 U.S.C. § 2224, "Defense Information Assurance Program", as amended

- 5 U.S.C. § 552a, as amended, “The Privacy Act of 1974”

- Public Law 109-461 (P.L. 109-461), Veterans Benefits, Health Care, and Information Technology Act of 2006, as amended, Title IX, Information Security Matters

- 42 U.S.C. § 2000d “Title VI of the Civil Rights Act of 1964”, as amended

- VA Directive 0710, “Personnel Security and Suitability Program,” June 4, 2010, https://www.va.gov/vapubs/index.cfm

- VA Handbook 0710, “Personnel Security and Suitability Program,” May 2, 2016, https://www.va.gov/vapubs/index.cfm

- VA Directive 6102, “Internet/Intranet Services,” August 5, 2019

- 36 C.F.R. Part 1194 “Information and Communication Technology Standards and Guidelines,” as amended

- Office of Management and Budget (OMB) Circular A-130, “Managing Federal Information as a Strategic Resource,” July 28, 2016

- 32 C.F.R. Part 199, “Civilian Health and Medical Program of the Uniformed Services (CHAMPUS)”, as amended

- NIST SP 800-66 Rev. 2, “Implementing the Health Insurance Portability and Accountability Act (HIPAA) Security Rule: A Cybersecurity Resource Guide,” February 2024

- 45 C.F.R Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 C.F.R. Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”); as amended

- Sections 504 and 508 of the Rehabilitation Act (29 U.S.C. § 794d), as amended

- Homeland Security Presidential Directive (12) (HSPD-12), August 27, 2004

- VA Directive 6500, “VA Cybersecurity Program,” February 24, 2021 (see VA NOTICE 24-18, dated September 27, 2024, “Update to VA Directive 6500 Cybersecurity Program”, and VA Notice 25-07, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500, “Risk Management Framework for VA Information Systems VA Information Security Program,” February 24, 2021 (see VA Notice 25-01, dated October 15, 2024, “Update to VA Handbook 6500 Risk Management Framework for VA Information Systems VA Information Security Program”, and VA Notice 25-06, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500.2, “Management of Breaches Involving Sensitive Personal Information (SPI),” June 30, 2023

- VA Handbook 6500.6, “Contract Security,” March 12, 2010 (see VA Notice 24-12, dated April 22, 2024, “Update to VA Handbook 6500.6, Contract Security, Appendix C VA Information and Information System Security/Privacy Language For Inclusion Into Contracts, As Appropriate”)

- VA Handbook 6500.8, “Information System Contingency Planning,” March 25, 2025

- VA Handbook 6500.10, “Mobile Device Security Policy,” February 15, 2018

- VA Handbook 6500.11, “VA Firewall Configuration,” August 22, 2017

- OIT Process Asset Library (PAL), OIT Process Asset Library.

- One-VA Technical Reference Model (TRM) (reference at https://www.va.gov/trm/TRMHomePage.aspx)

- VA Directive 6508, “Implementation of Privacy Threshold Analysis and Privacy Impact Assessment,” October 15, 2014

- VA Directive 6510, “VA Identity, Credential and Access Management,” September 3, 2024

- VA Handbook 6510, “VA Identity, Credential and Access Management,” September 27, 2024

- VA Directive and Handbook 6513, “Secure External Connections,” October 12, 2017

- VA Directive 6300, “Records and Information Management,” September 21, 2018

- VA Handbook, 6300.1, “Records Management Procedures,“ March 24, 2010

- NIST SP 800-37 Rev 2, “Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy,” December 2018

- NIST SP 800-53 Rev. 5, “Security and Privacy Controls for Federal Information Systems and Organizations,” September 23, 2020 (includes updates as of 12/10/2020)

- VA Directive 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” October 26, 2015

- VA Handbook 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” March 24, 2014

- OMB Memorandum 05-24, “Implementation of Homeland Security Presidential Directive (HSPD) 12 – Policy for a Common Identification Standard for Federal Employees and Contractors,” August 5, 2005

- OMB Memorandum M-19-17, “Enabling Mission Delivery Through Improved Identity, Credential, and Access Management,” May 21, 2019

- OMB Memorandum, “Guidance for Homeland Security Presidential Directive (HSPD) 12 Implementation,” May 23, 2008

- Federal Identity, Credential, and Access Management (FICAM) Architecture, June 30, 2023 (FICAM Architecture (idmanagement.gov))

- NIST SP 800-116 Rev 1, “Guidelines for the Use of Personal Identity Verification (PIV) Credentials in Facility Access,“ June 2018

- NIST SP 800-63-3, 800-63A, 800-63B, 800-63C, “Digital Identity Guidelines,” updated March 02, 2020

- NIST SP 800-157, “Guidelines for Derived PIV Credentials,” December 2014

- VA Memorandum, VAIQ #7100147, “Continued Implementation of Homeland Security Presidential Directive 12 (HSPD-12),” April 29, 2011 (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- IAM Identity Management Business Requirements Guidance document, May 2013, (reference Enterprise Architecture Section, PIV/IAM (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- VA Memorandum “Personal Identity Verification (PIV) Logical Access Policy Clarification,” July 17, 2019, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896

- Trusted Internet Connections (TIC) 3.0 Core Guidance Documents, https://www.cisa.gov/publication/tic-30-core-guidance-documents

- OMB Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative,” September 12, 2019

- OMB Memorandum M-08-23, “Securing the Federal Government’s Domain Name System Infrastructure,” August 22, 2008

- Sections 524 and 525 of the Energy Independence and Security Act of 2007, (P.L. 110–140), December 19, 2007

- Section 104 of the Energy Policy Act of 2005, (P.L. 109–58), August 8, 2005

- Executive Order 13221, “Energy-Efficient Standby Power Devices,” August 2, 2001

- VA Directive 0057, “VA Environmental Management Program,” October 25, 2022

- Office of Information Security (OIS) VAIQ #7424808 Memorandum, “Remote Access,” January 15, 2014, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- Clinger-Cohen Act of 1996, 40 U.S.C. §11101 and §11103

- “Veteran Focused Integration Process (VIP) Guide 4.0,” March  2021, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371

- VA Memorandum “Proper Use of Email and Other Messaging Services,” January 2, 2018, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- “Product Line Management Transformation Playbook” version 3.1, August 2023, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946

- NIST SP 500-267B Revision 1, “USGv6 Profile,” November 2020

- OMB Memorandum M-21-07, “Completing the Transition to Internet Protocol Version 6 (IPv6),” November 19, 2020

- Social Security Number (SSN) Fraud Prevention Act of 2017

- Section 240 of the Consolidated Appropriations Act (CAA) 2018, March 23, 2018

- C.F.R Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, as amended

- Executive Order 14028, “Executive Order on Improving the Nation's Cybersecurity,” May 12, 2021, https://bidenwhitehouse.archives.gov/briefing-room/presidential-actions/2025/01/16/executive-order-on-strengthening-and-promoting-innovation-in-the-nations-cybersecurity/

- OMB Memorandum M-22-09, “Moving the U.S. Government Toward Zero Trust Cybersecurity Principles”, January 26, 2022, https://www.whitehouse.gov/wp-content/uploads/2022/01/M-22-09.pdf.

- NIST SP 800-52 Revision 2, “Guidelines for the Selection, Configuration, and Use of Transport Layer Security (TLS) Implementations

- OMB M-22-18, “Enhancing the Security of the Software Supply Chain through Secure Software Development Practices,” September 14, 2022

- OMB M-23-16, “Update to Memorandum M-22-18,” June 9, 2023

- OMB M-21-31, “Improving the Federal Government’s Investigative and Remediation Capabilities Related to Cybersecurity Incidents,” August 27, 2021

- NIST SP 800-88 Revision 1 “Guidelines for Media Sanitization,” December 2014

- CISA Binding Operational Directive (BOD) 19-02: “Vulnerability Remediation Requirements of Internet-Accessible Systems,” April 29, 2019, BOD 19-02: Vulnerability Remediation Requirements for Internet-Accessible Systems | CISA

- CISA BOD 22-01: “Reducing the Significant Risk of Known Exploited Vulnerabilities,” November 3, 2021, BOD 22-01: Reducing the Significant Risk of Known Exploited Vulnerabilities | CISA

- CISA BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks.” Cybersecurity & Infrastructure Security Agency (CISA), BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks | CISA

- VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, June 03, 2019

- VA Memorandum, “VA Security Controls,” January 17, 2025, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010

# SCOPE OF WORK

Our Nation’s Veterans deserve the highest standard of medical care, and this award will demand the uncompromising, high-quality services to support the customers and mission critical Telehealth, Scheduling, and Mobile applications who make that care possible.

The Vendor shall provide the services, personnel, and subject matter expertise required to engineer, operate, secure, maintain, and support the Telehealth, Scheduling, and Mobile Platform (TSMP) twenty-four (24) hours a day, seven (7) days a week. TSMP is a Department of Veterans (VA) Enterprise Cloud (VAEC) Amazon Web Service (AWS) GovCloud hosted environment that delivers secure, modern, containerized application development, testing, and production hosting capabilities using AWS Elastic Kubernetes Service (EKS).

TSMP enables DevSecOps practices to include Continuous Integration/Continuous Delivery (CI/CD) and supports 12-factor application principles across multiple Virtual Private Clouds (VPCs) and EKS environments. These environments are built from a standardized baseline Amazon Machine Image (AMI) and leverage AWS-managed services to ensure consistency, security, and scalability.

TSMP provides platform services to over 300 applications and services (see Appendix A: TSMP Platform Services for a current list) delivering capabilities to over 250,000 VA staff members and millions of Veterans each month. Given the mission-critical nature of these applications and services, it is imperative that they are supported by highly skilled platform service personnel and teams capable of maintaining 99.995% incident-free availability.

The Contractor shall provide qualified teams and resources to operate and maintain the platform services in the following areas of responsibility:

- Program and Project Management

- Architecture, Engineering, and Maintenance

- Platform and Application Monitoring

- Incident Management

- DevSecOps And Site Reliability Engineering

- Risk Management Framework, Security, and Authority to Operate

- Software License Management

The Contractor shall support an anticipated annual growth rate of up to 20 percent without additional TSMPS cost. If platform growth exceeds 20 percent in any given year, then optional tasks may be executed, as authorized by the Government, to ensure continued uninterrupted platform operations and service levels.

# PERFORMANCE PERIOD

The Period of Performance (PoP) shall be twelve (12) months with four (4) 12-month option periods and six (6) optional tasks. The overall Period of Performance shall not exceed 57 months.

Any work at the Government site shall not take place on Federal holidays or weekends unless directed by the Contracting Officer (CO). (If required, the CO may designate the Contractor to work during holidays and weekends)

There are 11 Federal holidays set by law (USC Title 5 Section 6103) that VA follows:

Under current definitions, five are set by date:

New Year's Day			January 1

Juneteenth				June 19

Independence Day			July 4

Veterans Day			November 11

Christmas Day			December 25

If any of the above falls on a Saturday, then Friday shall be observed as a holiday.  Similarly, if one falls on a Sunday, then Monday shall be observed as a holiday.

The other six are set by a day of the week and month:

Martin Luther King's Birthday	Third Monday in January

Washington's Birthday	Third Monday in February

Memorial Day	Last Monday in May

Labor Day	First Monday in September

Columbus Day	Second Monday in October

Thanksgiving	Fourth Thursday in November

## PLACE OF PERFORMANCE

Tasks under this PWS shall be performed at Contractor facilities.  The Contractor shall identify the Contractor’s place of performance in their proposal submission.

## TRAVEL

The Government anticipates travel under this effort to perform the tasks associated with the effort, as well as to attend program-related meetings or conferences throughout the PoP.  Include all estimated travel costs in your firm-fixed price line items.  These costs will not be directly reimbursed by the Government.

The total estimated number of trips in support of the program related meetings for this effort is four, one trip every quarter.  Anticipated locations include the following, estimated at five days in duration:

To be determined by vendor location.

Travel shall be in accordance with the Federal Travel Regulations (FTR) and requires advanced concurrence by the COR.  Contractor travel within the local commuting area will not be reimbursed.

# SPECIFIC TASKS AND DELIVERABLES

Due to the mission-critical nature of the applications and services hosted and supported by the Platform Services under this contract, the requirement to deliver safe, secure, and reliable services to the Nation’s Veterans twenty-four (24) hours a day, seven (7) days a week, and the minimal tolerance for error, the Contractor shall ensure that assigned personnel possess expert-level qualifications, demonstrated experience, and specialized skillsets necessary to successfully perform all tasks and responsibilities required under this award at the highest professional standard.

The Contractor shall ensure that all Subject Matter Experts (SMEs) assigned to this award are continuously cross trained on TSMP infrastructure, architecture, and system dependencies. SMEs shall be required to gain and maintain an expert level of TSMP domain knowledge within 90 days of the contract award.  SMEs shall maintain the capability to rapidly identify, diagnose, and resolve application and platform issues in order to minimize service disruption and limit any impact to TSMP capabilities and services.

Given the size and complexity of the VA, policies, procedures, and organizational structures are subject to frequent change. The Contractor shall ensure that all assigned personnel remain continuously compliant with all applicable and evolving VA policies, procedures, standards, training requirements, and directives for the duration of the contract and across all tasks and deliverables.

The Contractor shall operate and manage the platform using Agile and Scaled Agile Framework (SAFe) methodologies. The Contractor shall align all Sprint cycles, Program Increment (PI) planning, and associated Agile ceremonies with the TASPL cadence and governance.

The Contractor shall ensure that all personnel remain current on industry and federal best practices, architectural and design patterns, emerging technologies, and modern engineering methods relevant to platform capability and service operations. The Contractor shall proactively identify, recommend, and support the adoption of appropriate improvements through a continuous improvement process that enhances platform performance, security, reliability, availability and maintainability.

The Contractor shall ensure that all personnel performing work under this award maintain a customer-service-centric mindset, recognizing the mission-critical nature and magnitude of the services provided and their direct impact on VA staff and Veterans.

The Contractor shall support all modernization of infrastructure and tooling as approved by VA.

The Contractor shall ensure that all deliverables are completed on schedule and are accurate, error-free, and professionally formatted.

## PROJECT MANAGEMENT

### PROGRAM AND PROJECT MANAGEMENT

The Contractor shall provide qualified Program and Project Management personnel to effectively manage all aspects of the contract, including, but not limited to, onboarding, planning, execution, operations, communications, coordination, training, reporting, and day-to-day activities. These services shall be performed in an efficient, organized, and disciplined manner consistent with industry and VA’s best practices.

The Contractor shall ensure that staffing levels, roles, and skillsets are sufficient to meet all contract requirements and to produce deliverables that are accurate, timely, and professional in quality and presentation.

The Contractor shall provide Program and Project Management Subject Matter Experts (SMEs) who shall be available to attend required meetings, respond to Government inquiries, report on required deliverables, provide expert guidance, and support decision-making as needed throughout the period of performance.

SMEs shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### CONTRACTOR PROJECT MANAGEMENT PLAN

The Contractor shall deliver a Contractor Project Management Plan (CPMP) that lays out the Contractor’s approach, timeline, and tools to be used in execution of the contract.  The CPMP should take the form of both a narrative and graphic format that displays the schedule, milestones, risks, and resource support.  The CPMP shall also include how the Contractor shall coordinate and execute planned, routine, and ad hoc data collection reporting requests as identified within the PWS.  The initial baseline CPMP shall be concurred upon and updated in accordance with Section B of the contract.  The Contractor shall update and maintain the VA PM approved CPMP throughout the PoP.

Deliverable:

- Contractor Project Management Plan

### REQUIREMENTS AND SERVICE REQUEST INTAKE

The Contractor shall establish, implement, maintain, and document VA approved policies and procedures ensuring that all requirements and service requests are processed through VA approved toolsets (currently Jira).

The Contractor shall establish, document, and enforce processes and procedures that reduce barriers and complexity for stakeholders requesting assistance, services, and/or communication with TSMP personnel, ensuring ease of access, clarity of request paths, and timely engagement.

The Contractor shall provide stakeholder training at least once a PI to ensure all stakeholders have clear instructions and expectations for TSMP Requirements and Service Request intake.

The Contractor shall ensure service requests are acknowledged and resolved IAW with the following Minimum Service Request Response Time standards:

Table 5.A -  Service Request Response Times

| Severity | Manual Response to Customer that ticket has been received and is being processed | Troubleshooting Call Established, issue actively being worked, and VA Leadership Notified | Resolution and/or acceptable workaround implemented | Incident Report |
| --- | --- | --- | --- | --- |
| Critical | 5 minutes | 15 minutes | 2 Hours | 24 Hours |
| High | 15 minutes | 30 minutes | 4 Hours | 72 Hours |
| Medium | 15 minutes | 3 Business Days | 30 Calendar Days | N/A |
| Low | 15 minutes | 5 Business Days | 60 Calendar Days | N/A |

The Contractor shall use the following severity classifications when determining Service Request severity:

- Critical: Any emergent situation or patient safety issue as identify by VA or any unapproved degradation or disruption to production capabilities, services, or applications supported by TSMP, regardless of whether the root cause is attributable to TSMP.

- High: Any situation that poses a risk of unapproved degradation or disruption to production capabilities, services, or applications supported by TSMP, regardless of whether the root cause is attributable to TSMP (e.g. a service degradation or disruption that occurred and self-corrected, where the root cause has not been identified and control measures have not been implemented to ensure the degradation or disruption does not occur again).

- Medium: Any unplanned situation requiring elevated visibility or coordination to meet stakeholder expectations.

- Low: Any standard or routine request to modify existing capabilities or services that does not introduce new functionality. Requests for new capabilities, services, or functionality shall be submitted as a new requirement and follow the TASPL Intake process.

The Contractor shall ensure that all staff members are trained and prepared to recognize the urgency of Critical and High Service Requests and to immediately take all feasible actions to minimize impacts to production capabilities, services, and applications. The Contractor shall proactively and timely communicate and coordinate with all authorized entities necessary to limit impacts to Veteran services.

The Contractor shall provide a weekly Requirements and Service Request Report that lists all Requirements and Service Requests, associated response times, and whether each response met the applicable minimum standard. All response times that fail to meet the minimum standard shall be clearly identified and summarized on the first page of the report.

Deliverables:

- Requirements and Service Request Intake Stakeholder Training (every PI)

- Requirements and Service Request Response Time and Trend Report (weekly)

### FORECASTS, MILESTONES, AND SPRINT PLANS

Within thirty (30) days of contract award, the Contractor shall develop and deliver the following planning artifacts in accordance with TASPL standards (Appendix B: TASPL Milestone Guide):

- Five (5)-Year Forecast

- One (1)-Year Forecast

- Program Increment (PI) Executive-Level Milestones

- PI Product Line Milestones

- Sprint Plans

The Contractor shall obtain formal approval from the VA Product Manager and TASPL leadership for each of the above artifacts prior to execution.

The Contractor shall continuously update, maintain, and manage the Five (5)-Year Forecast, One (1)-Year Forecast, PI Executive-Level Milestones, PI Product Line Milestones, and Sprint Plans throughout the Period of Performance (POP), ensuring alignment with approved scope, priorities, and dependencies.

The Contractor shall provide a monthly forecast review of both the Five (5)-Year and One (1)-Year Forecasts to the VA Product Manager and Product Line Leadership, including updates to scope, schedule, risks, and assumptions.

The Contractor shall provide a weekly review of milestones and Sprint Plans to the VA Product Manager and Product Line Leadership, to include progress status, variances, risks, and recommended corrective actions.

Deliverables:

- 5-Year Forecast

- 1-Year Forecast

- PI Executive Level Milestones

- PI Product Line Milestones

- Sprint Plans

- Monthly Forecast Review

- Weekly Milestone & Sprint Plan Review

### CAPABILITIES AND SERVICES DOCUMENT

Within forty-five (45) days of contract award, the Contractor shall develop and deliver a comprehensive Capabilities and Services document that describes all capabilities and services provided by the TSMP environment. The document shall, at a minimum, identify applicable points of contact, governing standards, service descriptions, and operational expectations for each capability and service.

The Contractor shall maintain the Capabilities and Services document as a living artifact and update it on a continual basis to ensure accuracy and alignment with current platform capabilities, services, and governance.

Deliverables:

- Capabilities and Services Document

### PLATFORM DEPENDENCY LIST

Within forty-five (45) days of contract award, the Contractor shall develop and deliver a comprehensive Platform Dependency List that details all platform dependencies.  The list shall, at a minimum, identify applicable points of contact and escalation procedures, governing standards, service descriptions, and operational expectations for each dependency.

The Contractor shall maintain the Platform Dependency List as a living artifact and update it on a continual basis to ensure accuracy and alignment with current platform dependencies.

Deliverables:

- Platform Dependency List

### STAFF ROSTER

Within thirty (30) days of contract award, the Contractor shall develop and deliver a complete and accurate staffing roster to the VA Project Manager and Product Line Leadership. The staffing roster shall include, at a minimum, assigned roles, skillsets, and points of contact for all Contractor personnel supporting the contract.

The Contractor shall maintain the staffing roster as a living document and update it on a daily basis throughout the entire Period of Performance (POP) to ensure it reflects current staffing levels, assignments, and changes.

Deliverables:

- Staff Roster

### AGILE CEREMONIES

The Contractor shall proactively engage in Program Increment (PI) Planning for all TSMP Capabilities and Services and ensure that designated SREs participate alongside their supported application teams to address infrastructure dependencies, reliability considerations, capacity planning, and operational readiness.

The Contractor shall conduct a backlog refinement (grooming) session with the VA Product Owner and/or designated representative prior to the start of each Sprint to review, prioritize, and refine backlog items in preparation for Sprint Planning.

The Contractor shall conduct Sprint Planning prior to the commencement of each Sprint to define Sprint goals, scope, commitments, and task assignments in alignment with approved priorities.

The Contractor shall conduct daily stand-up (Scrum) meetings and shall provide the VA Product Manager with a daily stand-up report that, at a minimum, identifies the following:

- Work completed since the previous stand-up

- Work planned for the current day

- Any blockers, risks, or impediments impacting progress

The Contractor shall conduct an end-of-Sprint demo to validate and demonstrate that all planned Sprint work has been completed and meets acceptance criteria.

The Contractor shall conduct a Sprint Retrospective following the completion of each Sprint to assess performance, identify lessons learned, and define improvement actions. The Contractor shall provide a Sprint Retrospective report to the VA Product Manager documenting outcomes, action items, and assigned responsibilities.

Deliverables:

- Prioritized Backlog (each sprint)

- Updated Sprint Plan (each sprint)

- Daily Scrum Report

- Sprint Demo (each sprint)

- Sprint retrospective report (each sprint)

### MONTHLY TSMPS DELIVERABLES REPORT

Within thirty (30) days of contract award, the Contractor shall begin submitting a monthly TSMPS Deliverables Report that documents the status of all deliverables required under this award. Any deliverable that is late, inaccurate, or not approved by the VA shall be clearly identified and summarized on the first page of the report.

Deliverables:

- TSMPS Deliverables Report (Monthly)

### TSMP CLOUD COST ANALYTICS

Within ninety (90) days of contract award, the Contractor shall begin submitting a monthly Cloud Cost Report to the PM/COR that itemizes cloud costs for each TSMP-hosted or TSMP-provided application, service, and capability. The report shall clearly identify month-over-month cost variances and include expert analysis and specific recommendations to reduce costs without degrading required reliability or performance levels.

Deliverables:

- Monthly Cloud Cost Report

### AD HOC DATA COLLECTION AND REPORTS

The Contractor shall maintain sufficient staffing levels and appropriate skillsets to support ad hoc data collection, analysis, and reporting requests. Such requests shall be completed within a reasonable timeframe as determined by the Contracting Officer’s Representative (COR) and TSMP leadership.

Deliverables:

- Ad hoc Data Reports (as needed)

## ARCHITECTURE, ENGINEERING, AND MAINTENANCE

The Contractor shall provide personnel with the subject matter expertise and technical skillsets necessary to operate, enhance, secure, and ensure the reliability of the cloud-hosted Kubernetes platform (AWS Elastic Kubernetes Service (EKS)). This includes, but is not limited to, management of nodes, clusters, networking, storage, and all supporting capabilities and services.

The Contractor shall provide all adaptive, perfective, preventive, and corrective maintenance required to ensure performance objectives are met for all TSMP capabilities and services.

The Contractor shall ensure that architecture, engineering, and maintenance services achieve and maintain the following availability objectives:

- 99.995 percent incident-free availability for all capabilities and services supporting mission-critical applications

- 99.95 percent incident-free availability for all capabilities and services supporting non-mission-critical applications

For the purposes of these performance objectives, incident-free availability shall be calculated in minutes by dividing the total duration of qualifying incidents by the total number of minutes in the applicable measurement period.

An incident shall be defined as any unapproved service degradation or service disruption that could have been prevented by actions of TSMP personnel. Preventable actions include, but are not limited to, proper planning, training, configuration management, change control, monitoring, and/or improved communication or coordination with the Government or other entities.

The Contractor shall maintain adequate staffing levels with appropriately qualified and experienced personnel to perform all architecture, engineering, and maintenance activities and to consistently meet all performance objectives across the TSMP environment. Required expertise includes, but is not limited to, the following technologies and services:

- AWS EKS clusters

- AWS managed services (e.g., ElastiCache, RDS, DocumentDB, Kinesis, MSK, Athena)

- EC2-based services and platforms (e.g., Consul, Vault, MongoDB, Atlassian, Active Directory, Nexus, Postfix)

- Public Key Infrastructure (PKI) Configurations and Management

The Contractor shall ensure the following architecture, engineering, and maintenance standards are continuously met:

- Fewer than 1 percent of pod evictions per month are attributable to insufficient resource allocation

- 100 percent of cluster add-ons (e.g., CoreDNS, kube-proxy, Container Network Interface) remain within one minor version of the EKS cluster version

- Node failures are detected and remediated (cordon, drain, and replace) within 30 minutes

- Greater than 95 percent of nodes run the approved Amazon Machine Image (AMI)

- 99.995 percent cross-VPC connectivity availability

- Elastic Block Store (EBS) volumes do not exceed 80 percent utilization for more than one (1) hour

- Amazon EFS and FSx file systems maintain backup policies with 100 percent compliance

- Autoscaling policies and monitoring alarms are configured such that no production workload experiences CPU, memory, threads, or other resource saturation exceeding 80 percent for more than five (5) minutes

- No database failures due to storage exhaustion or backup interruptions

- In the event of database failure, data loss shall be less than or equal to 15 minutes

- Database will retain 15-minute snapshots for 7 days with retrieval time equal to and no greater than 1 minute

- Daily snapshots (1x/24hrs) are retained for 30 days and retrievable within 1 minute

- Monthly snapshots (1x/month) are retained for 60 days and retrievable within 1 minute

- Monthly snapshots that are retained for a period greater than 90 days are transferred to long-term storage and retrievable within 24 hours.

- 100 percent of platform components are integrated with centralized logging and monitoring solutions

- No product or platform change is implemented without conducting sufficient post-deployment production testing to validate that services are not degraded or disrupted

For all platform infrastructure and supporting software services, including but not limited to container orchestration (EKS), service mesh (Istio), databases, and event streaming services, the Contractor shall ensure:

- All services operate on software versions approved by the VA Technical Reference Model (TRM)

- No services operate on software that has reached end of support (EOS) or end of life (EOL)

- No services operate on software versions more than one minor version behind the latest release

The performance of all Architecture, Engineering, and Maintenance standards shall be calculated for all TSMP individual capabilities and services.  These metrics shall be evaluated and enforced monthly and over the full Period of Performance (POP), with each period required to independently meet established performance objectives.

The Contractor shall provide Architecture, Engineering, and Maintenance Subject Matter Experts (SMEs) who shall be available to attend meetings, respond to inquiries, and provide technical guidance and recommendations as required.

SMEs shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### ARCHITECTURE PACKAGE

Within sixty (60) days of contract award, the Contractor shall deliver a comprehensive TSMP architecture package that includes end-to-end detailed architecture artifacts, high-level design (HLD) documents, and low-level design (LLD) documents. All documentation shall be professional in appearance, presentation-ready, and suitable for Government briefings. All architecture must be consistent with VA Enterprise Architecture guidelines.

The HLD documents shall be written to clearly communicate all TSMP components, services, and interactions to non-technical stakeholders, while the LLD documents shall provide the technical depth required to support engineering, operations, and maintenance activities.

The architecture package shall account for current and planned future data flows, system integrations, functional and non-functional requirements, and all supporting infrastructure components.

The Contractor shall update the Architecture Package at least every PI and as necessary to account for major architectural changes.

All architecture documents shall be reviewed and approved by the TASPL Technical Director or an authorized representative.

Deliverables:

- Architecture Package

### ARCHITECTURE, ENGINEERING, AND MAINTENANCE ASSESSMENT

Within forty-five (45) days of contract award, the Contractor shall conduct and deliver a comprehensive Architecture, Engineering, and Maintenance Assessment that identifies existing risks, gaps, vulnerabilities, opportunities for improvement, and any deficiencies across the platform. The assessment shall include prioritized recommendations, proposed remediation actions, and associated timelines for resolving all identified issues.

The Contractor shall update the Architecture, Engineering, and Maintenance Assessment each Program Increment (PI) to reflect changes in platform architecture, risk posture, and remediation status, and shall brief all updates to the VA Product Manager.

Deliverables:

- Architecture, Engineering, and Maintenance Assessment

- Architecture, Engineering, and Maintenance Assessment briefing (each PI)

### MAINTENANCE PLAN

Within forty-five (45) days of contract award, the Contractor shall develop and deliver a comprehensive Maintenance Plan for all Platform Services. The Maintenance Plan shall be provided in both narrative and graphical formats and shall, at a minimum, document the maintenance schedule, key milestones, recurring tasks and cadence, identified risks, and the resources required to sustain, operate, and maintain all platform services.

The Maintenance Plan shall be submitted to the TSMP Product Manager for review and shall require formal approval prior to implementation.

Deliverables:

- Maintenance Plan

### PROGRAM INCREMENT SOFTWARE VERSION POSTURE REPORT

The Contractor shall provide a Software Version Posture Report during each Program Increment (PI). The report shall account for all software products, tools, and platforms used by TSMP teams in the delivery, operation, and support of TSMP capabilities and services. All out of compliance software versions shall be clearly identified on the first page of the report.

At a minimum, the Software Version Posture Report shall include the following for each software component:

Software name and vendor

- License type and license start and expiration dates

- Current deployed version

- Latest available vendor-supported version

- Vendor-published end-of-support and end-of-life dates

- Planned upgrade or remediation windows, including identified technical, operational, and security risks

The Contractor shall plan and execute software upgrades in a phased and controlled manner, progressing through sandbox, staging, and production environments. Each upgrade shall include documented validation procedures, success criteria, and rollback plans to ensure service continuity and minimize risk to Production services.

All upgrade activities and deviations from vendor supported versions shall be documented, tracked, and made available to the Government upon request.

Deliverables:

- Program Increment Software Version Posture Report

### SECRETS MANAGEMENT

The Contractor shall implement and operate centralized secrets management (e.g., AWS Secrets Manager, HashiCorp Vault, Kubernetes secrets) for platform and application workloads.

The Contractor shall ensure automated rotation for 100% of production secrets where the target system supports automation and rotates all non-automated secrets at least every 90 days.

### ENVIRONMENT CONFIGURATION MANAGEMENT

The Contractor shall implement and maintain consistent, automated configuration management for all container runtime environments, namespaces, clusters, cloud infrastructure resources, and network controls through Infrastructure-as-Code (IaC) practices.

The Contractor shall ensure that 100 percent (100%) of environment configuration, including but not limited to Kubernetes clusters, virtual private clouds (VPCs), subnets, identity and access management (IAM), security groups, routing, and related cloud resources, is provisioned and managed exclusively through approved IaC tooling (e.g., Terraform). Manual configuration changes in production environments are prohibited except when executed through an approved break-glass procedure, which must be documented and remediated back into IaC.

The Contractor shall maintain a code review and approval cycle time of no more than three (3) business days for all IaC changes.

The Contractor shall perform automated configuration drift detection at least weekly. Any identified production environment configuration drift shall be remediated within three (3) business days. At no time shall configuration drift affect more than ten percent (10%) of production resources.

The Contractor shall ensure that all environment changes are fully validated in non-production environments prior to deployment to production. Following production deployment, the Contractor shall conduct post-deployment validation and testing to confirm system stability and verify that no adverse impacts have been introduced.

### CERTIFICATE MANAGEMENT

The Contractor shall manage and maintain all Public Key Infrastructure (PKI) operations, including TLS certificate issuance, renewal, rotation, storage, and integrity, for all platform capabilities, services, and applications throughout the Period of Performance (POP). These activities shall be performed in a manner that ensures zero disruption to production services.

The Contractor shall ensure the following certificate management requirements are met at all times:

- One hundred percent (100%) of TLS certificates are renewed no later than thirty (30) days prior to expiration

- All TSMP certificates shall be issued, renewed, and rotated using approved automated mechanisms (e.g., AWS Certificate Manager (ACM), HashiCorp Vault, Istio Certificate Authority). Manual certificate issuance or renewal is prohibited unless a documented, certificate-specific justification is submitted and approved

- Any invalid, expired, or misconfigured certificates identified in production environments are remediated immediately (24 hours a day, 7 days a week) to prevent service degradation or outages

The Contractor shall maintain a complete and accurate inventory of all certificates, including ownership, usage, expiration dates, and renewal mechanisms. Inventory accuracy shall be maintained at one hundred percent (100%) and validated through monthly audits.

The Contractor shall ensure all certificates comply with current Government-approved TLS protocols and cipher suite standards. Any exceptions shall be documented and reported to the Government within five (5) business days of non-compliance, along with recommended mitigation actions and a remediation timeline.

### CONFIGURATION & CHANGE CONTROL

The Contractor shall provide configuration management and change control services for all changes to the platform and supporting services, including but not limited to Amazon Elastic Kubernetes Service (EKS), Istio service mesh, and Amazon Relational Database Service (RDS).

The Contractor shall support application teams operating under approved DevSecOps pipelines and procedures, which maintain independent change control processes.

The Contractor shall facilitate daily Change Control Board (CCB) meetings to review, document, and present applicable change requests to VA leadership for approval.

The Contractor shall ensure that one hundred percent (100%) of production changes are executed within Government-approved change windows, unless emergency or exception approval is explicitly authorized by the Government.

The Contractor shall submit change requests no later than three (3) business days prior to any planned production change, unless an alternate timeline is approved in writing by the Government.

The Contractor shall ensure all VA Change Control Policies and Standards are met to include integration with ServiceNow and Change Approval Board teams.

The Contractor shall ensure that documented backout and rollback plans are prepared and approved for one hundred percent (100%) of production changes prior to implementation.

The Contractor shall perform and document comprehensive post-implementation production verification testing within two (2) hours of completing each production change. Test results and validation outcomes shall be recorded in the associated change record.

The Contractor shall provide advance notification of all planned production changes to relevant Government stakeholders, including impacted application teams, in accordance with established communication procedures.

The Contractor shall deliver weekly change summary reports to the Government, detailing planned and executed changes, approval status, outcomes, incidents, emergency changes, and any deviations from approved change procedures.

Deliverables:

- Production Change Notifications

- Weekly Change Summary

### SCHEDULING EVENT BUS

Within 180 days of contract award, the Contractor shall deliver to production a Scheduling Event Bus that will provide a scalable, secure, and highly available event-driven integration framework to support enterprise scheduling capabilities across VA systems.

The Scheduling Event Bus shall include the capability to publish and deliver appointment related events to authorized subscribers from all VA appointment sources, including, but not limited to, VistA, Telehealth platforms, Oracle Health, and Community Care systems.

The Scheduling Event Bus Architecture shall:

- Enable real-time and near-real-time event publishing and subscription between scheduling systems, clinical applications, telehealth platforms, and downstream enterprise services

- Support standardized, version-controlled event schemas and message contracts to ensure interoperability, backward compatibility, and controlled evolution of interfaces

- Provide loose coupling between producers and consumers to reduce system dependencies, minimize integration risk, and improve overall system resilience

- Ensure high availability and fault tolerance consistent with mission-critical performance requirements, including automated failover, message durability, replay capability, and dead-letter queue management

- Enforce enterprise security requirements, including encryption in transit and at rest, identity-based access controls, role-based authorization, and comprehensive audit logging in accordance with VA security policies and Risk Management Framework (RMF) requirements

- Include monitoring, alerting, and observability capabilities to provide full visibility into event flow, throughput, latency, failures, and subscriber health

- Support horizontal scalability to accommodate increases in transaction volume without degradation of performance or availability

- Provide documented onboarding procedures, integration standards, and technical guidance to enable additional VA systems and application teams to integrate with the Scheduling Event Bus in a repeatable and governed manner

The Contractor shall establish, document, and maintain standardized application onboarding processes, procedures, and technical guidance that enable VA applications to efficiently request, integrate with, and operationally adopt the Event Bus capabilities.

The onboarding framework shall:

- Provide clear eligibility criteria, intake procedures, and approval workflows

- Define technical integration standards, event schema requirements, security controls, and interface control documentation (ICD) expectations

- Include step-by-step onboarding guides, reference architectures, sample code, and reusable integration patterns

- Identify required testing, validation, and production-readiness criteria prior to go-live

- Establish defined roles, responsibilities, and service level expectations for both the Contractor and onboarding application teams

The Contractor shall continuously maintain and update onboarding documentation to reflect architectural changes, security requirements, and best practices, ensuring the onboarding process remains streamlined, repeatable, secure, and scalable.

The Scheduling Event Bus Architecture shall be fully operational in the production environment and approved by the Government prior to acceptance.  The Contractor shall maintain the Scheduling Event Bus Architecture through the POP.

Deliverables:

- Scheduling Event Bus

- Scheduling Event Bus Onboarding Documentation

### MULTI-REGION SUPPORT

Within ninety (90) days of contract award, the Contractor shall deliver a comprehensive Multi-Region Enablement Plan that the Contractor shall implement to support Mission-Critical applications, object storage (S3-based image data), and select data services currently operating within the TASP VAEC AWS GovCloud (US-West) (us-gov-west-1) environment on EKS.

The objective of this effort is not to create a fully mirrored duplicate environment, but to develop a cost-informed, risk-based, and performance-driven multi-region strategy. The plan shall define criteria and decision frameworks to determine, on a case-by-case basis, which applications, APIs, or supporting components warrant deployment or failover capability in VAEC AWS GovCloud (US-East) (us-gov-east-1). Evaluation factors shall include, at a minimum:

- Mission criticality and business impact

- Availability and recovery requirements

- Operational and outage risk exposure

- Measurable latency reduction for end users or dependent systems

- Cost-to-benefit analysis

The Contractor shall assess and document which applications and services would benefit from multi-region deployment to reduce request latency, improve user experience, or increase regional resiliency, and which systems should remain single region based on risk and value.

The plan shall include recommended deployment and failover patterns such as:

- Active/Active

- Active/Passive

- Warm standby

- Conditional or on-demand failover

Traffic management strategies may include DNS-based routing, health-check-driven failover, or regional load balancing compatible with EKS and VAEC architecture standards.

For Critical 100 Applications and their supporting APIs, the plan shall define clearly documented failover strategies to VAEC AWS GovCloud (US-East) (us-gov-east-1), including:

- Defined Recovery Time Objectives (RTO)

- Defined Recovery Point Objectives (RPO)

- Failover activation procedures

- Testing and validation methodology

The Contractor shall ensure that this approach avoids unnecessary duplication of non-critical services.

The Contractor shall evaluate whether, and under what conditions, it is appropriate to replicate or distribute:

- S3-based image data

- Read-optimized databases

- Supporting data services

The plan shall distinguish between data requiring multi-region availability and data that can remain in a single region.

The Contractor shall explicitly address:

- Data consistency models

- Replication latency

- Cross-region data transfer costs

- Storage cost implications

- Compliance with VAEC security and RMF requirements

The proposed multi-region architecture shall prioritize:

- Cost efficiency

- Performance optimization

- Operational simplicity

- Measurable resiliency improvements

The plan shall include documented decision criteria and governance controls to ensure multi-region capabilities are implemented only where they provide demonstrable mission, performance, or risk-reduction value. The design shall explicitly avoid indiscriminate replication, persistent unnecessary cross-region data transfer, or blanket multi-region expansion without justified operational benefit.

The Multi-Region Enablement Plan shall include architectural diagrams, cost modeling assumptions, risk assessments, and an implementation roadmap with prioritized recommendations.

Deliverables:

- Multi-Region Enablement Plan

### MONTHLY MAINTENANCE REPORT

Within sixty (60) days of contract award, the Contractor shall begin producing and delivering a Monthly Maintenance Report that tracks, measures, and trends performance against all Architecture, Engineering, and Maintenance standards identified in Section 5.2 and all subparagraphs.

The Contractor shall ensure any objective, standard, or measure not meeting expectations is clearly identified on the first page of the report.

The Contractor shall include incident reports for all incidents that occurred during the reporting period.

The Monthly Maintenance Report shall be submitted to the TSMP Product Manager and Technical Manager for review and shall require formal approval.

Deliverables:

- Monthly Maintenance Report

## PLATFORM AND APPLICATION MONITORING

The Contractor shall ensure that TSMP implements a comprehensive monitoring capability that enables proactive detection of and response to issues affecting production capabilities, services, and applications. The TSMP team shall not rely on end-user or customer-reported tickets as the primary means of identifying service issues; instead, the TSMP team shall be automatically alerted through monitoring tools to production issues prior to the receipt of user reported tickets.

The Contractor shall ensure that automated monitoring and alerting mechanisms are established and maintained to notify the appropriate personnel when significant issues, degradation, or disruption events occur.

The Contractor shall maintain an accurate, complete, and auditable log of all alerts throughout the Period of Performance (POP). The log shall include, at a minimum, the alerted system, alert description or cause, date and time the alert was generated, date and time of acknowledgment, date and time issue was resolved, corrective actions taken, and the responsible or culpable system.

The Contractor shall ensure that all TSMP capabilities and services are individually monitored and tracked for latency, error rate, saturation, volume, and incident-free time.

The Contractor shall ensure that all applications and services hosted on TSMP are monitored using an approved monitoring solution that tracks latency, error rate, saturation, volume, and incident-free time.

The Contractor shall ensure that automated alerts are accurately configured to reflect meaningful degradation, disruption, or significant issues, and that alerts are continuously maintained to identify production issues while also minimizing false positives.

The Contractor shall ensure that all alerts are actively monitored and that appropriate response actions are initiated and executed twenty-four (24) hours a day, seven (7) days a week, in accordance with established severity definitions and response procedures defined in section 5.1.2 Requirements and Service Request Intake and Table 5.A - Minimum Service Request Response Times.

The Contractor shall provide Platform and Application Monitoring Subject Matter Experts (SMEs) who shall be available to attend required meetings, respond to Government inquiries, provide expert guidance, and support decision-making as needed throughout the period of performance.

SMEs shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### CAPABILITIES AND SERVICES MONITORING PLAN

Within sixty (60) days of contract award, the Contractor shall provide a comprehensive monitoring plan that defines alert conditions, thresholds, notification mechanisms, escalation paths, response procedures, and on-call coverage for all TSMP capabilities, services, and applications.

The Contractor shall maintain, update, and ensure the continued accuracy of the TSMP Capabilities and Services Monitoring Plan throughout the POP.

Deliverables:

- Capabilities and Services Monitoring Plan

### CAPABILITIES AND SERVICES DASHBOARD

Within sixty (60) days of contract award, the Contractor shall provide and maintain an operational dashboard, using VA-approved tools (e.g., Dynatrace, Splunk, or equivalent), that clearly displays latency, error rate, saturation, volume, and incident-free availability in real-time for all individual TSMP capabilities and services.

The Contractor shall implement dependency tracking within the dashboard, including but not limited to latency, error rates, and request or transaction volumes for all Capabilities and Services dependencies.

The Contractor shall implement additional or revised dashboard metrics as needed to meet changing operational, performance, or reporting requirements, either at the direction of the Government or as proposed by the Contractor and approved by the Government.

Deliverables:

- Capabilities and Services Dashboard

## INCIDENT MANAGEMENT

The Contractor shall develop, document, and enforce internal policies and procedures to ensure alignment with and adherence to TASPL Priority Troubleshooting Calls (PTC) and OI&T Major Incident Management (MIM) requirements, including all reporting, escalation, and communication protocols.

The Contractor shall ensure immediate and sustained proactive participation by qualified SMEs in all incident management events affecting or potentially affecting TSMP Capabilities or Services, regardless of culpability, and shall provide full technical support through diagnosis, coordination, mitigation, and restoration activities.

The Contactor shall deliver an incident report for any Critical, High, or other issue requested by the Government.  The incident report shall include, but not limited to, executive summary, timeline of events, root cause, corrective actions, lessons learned, monitoring improvements and control measures to prevent reoccurrence.

The Contractor shall ensure that all incident reports are completed and delivered within the timelines defined in Table 5.A, Service Request Response Times. In the absence of a specified timeline, the Contractor shall provide the report within three (3) business days of the incident.

The Contractor shall provide Incident Management Subject Matter Experts (SMEs) who shall be available to attend meetings, respond to inquiries, and provide technical guidance and recommendations as required.

SMEs shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### INCIDENT REPORT BRIEF

The Contractor shall provide bi-weekly and, as requested by the Government, ad hoc incident report briefings. During these briefings, qualified SMEs shall present all incident reports and respond to Government questions.

Deliverables:

- Incident Report Brief (Bi-Weekly, Ad hoc)

## DEVSECOPS AND SITE RELIABILITIY ENGINEERING

The Contractor shall provide comprehensive DevSecOps and Site Reliability Engineering (SRE) services to all assigned TSMP applications in a manner that meets or exceeds all defined performance, availability, security, and reliability objectives.

The Contractor shall provide DevSecOps and Site Reliability Engineering Subject Matter Experts (SMEs) who shall be available to attend meetings, respond to inquiries, and provide technical guidance and recommendations as required.

SMEs shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### DEVSECOPS SERVICES

The Contractor shall provide DevSecOps Engineering services to support all assigned TSMP applications. These services shall ensure secure, automated, scalable, and compliant Continuous Integration and Continuous Delivery (CI/CD) pipelines that support the safety, security, availability, reliability, and performance of TSMP systems.

The Contractor’s DevSecOps personnel shall serve as platform automation and secure delivery Subject Matter Experts (SMEs). DevSecOps personnel shall possess verifiable expertise in CI/CD pipeline architecture, infrastructure as code (IaC), containerization, Kubernetes-based deployments, automated scaling, automated testing, secure software supply chain practices, and cloud-native security integration.

The Contractor’s DevSecOps personnel shall continuously maintain current knowledge of industry best practices, emerging technologies, and modern tools related to DevSecOps, cloud-native development, secure pipeline automation, and zero-trust principles, and shall apply this knowledge to continuously improve TSMP delivery velocity, security posture, and operational resilience.

The objectives of the DevSecOps Engineering services include, but are not limited to, the following:

- Enable secure, automated, and repeatable CI/CD pipelines for all TSMP-hosted and supported applications

- Integrate automated unit, integration, regression, performance, and security testing into all build and release workflows

- Embed security controls throughout the software development lifecycle (SDLC) using “shift-left” security practices

- Ensure infrastructure, platform services, and application deployments are managed through Infrastructure as Code (IaC)

- Reduce manual configuration and deployment activities through automation and standardized design patterns

- Ensure compliance with VA, OI&T, and TSMP security and operational requirements

- Provide subject matter expertise to VA stakeholders regarding DevSecOps tooling, pipeline architecture, software supply chain integrity, and deployment patterns

- Support continuous delivery while maintaining system stability, reliability, and security objectives

- Improve deployment frequency, reduce change failure rates, and shorten mean time to recovery (MTTR)

- Enable traceability and auditability of all builds, deployments, and configuration changes

The Contractor shall perform, at a minimum, the following DevSecOps functions:

CI/CD Pipeline Engineering & Automation

- Design, implement, document, and maintain secure CI/CD pipelines aligned with approved TSMP design patterns

- Integrate automated unit, integration, regression, performance, and security testing into all pipelines

- Implement automated container image builds, tagging, signing, and vulnerability scanning

- Ensure pipeline promotion processes enforce environment segregation (sandbox, staging, production)

- Maintain version control, artifact repositories, and build traceability across all environments

Secure Software Supply Chain & Code Security

- Integrate Static Application Security Testing (SAST), Dynamic Application Security Testing (DAST), Software Composition Analysis (SCA), container scanning, and Infrastructure-as-Code scanning into pipelines

- Ensure vulnerabilities are identified and remediated in accordance with Government defined timelines

- Enforce secure coding standards and approved dependency management practices

- Support zero-trust and least-privilege principles in pipeline and deployment configurations

Infrastructure as Code (IaC) & Environment Automation

- Implement and maintain Infrastructure as Code (IaC) for clusters, networking, identity, platform services, and cloud resources

- Ensure 100% of supported infrastructure components are provisioned and managed through approved IaC tooling

- Support automated environment provisioning, scaling, and teardown

- Integrate configuration validation and policy enforcement into deployment workflows

- Detect and remediate configuration drift in alignment with defined standards

Deployment & Release Engineering

- Collaborate with Product teams, SREs, and Security teams to ensure safe, reliable, and repeatable releases

- Implement blue/green, canary, rolling, or other advanced deployment strategies as appropriate

- Validate system readiness prior to production deployments

- Monitor and support post-deployment activities to ensure stability and performance

- Validate post-deployment production testing is completed to ensure that all capabilities and services are not degraded or disrupted

- Reduce deployment risk through automation, guardrails, and automated rollback mechanisms

Observability & DevSecOps Integration

- Ensure applications integrate required logging, metrics, and tracing standards

- Support instrumentation and telemetry integration to enable performance and reliability monitoring

- Collaborate with SRE personnel to align SLIs, SLOs, and monitoring requirements

- Maintain visibility into pipeline performance metrics, including build time, failure rates, and deployment frequency

Compliance, Governance & Continuous Improvement

- Ensure DevSecOps practices align with applicable VA security, privacy, and compliance requirements

- Support ATO, continuous authorization, and audit activities as required

- Maintain documentation of pipeline architectures, workflows, security controls, and automation frameworks

- Participate in PI Planning, architecture reviews, and change management activities

- Continuously evaluate and implement improvements to automation, security integration, and deployment efficiency

### SITE RELIABILITY ENGINEERING SERVICES

The Contractor shall provide Site Reliability Engineering (SRE) services to support all assigned TSMP applications. These services shall ensure the safety, security, availability, reliability, and performance of TSMP systems.

The Contractor’s SRE personnel shall serve as platform services Subject Matter Experts (SMEs) and act as a liaison between the TSMP platform team and Product teams. SRE personnel shall possess a verifiable history of expertise in rapidly identifying, diagnosing, and resolving system, infrastructure, and dependency-related issues, including upstream, downstream, and platform dependencies.

The Contractor’s SRE personnel shall continuously maintain current knowledge of industry best practices, emerging technologies, and modern tools applicable to site reliability engineering, cloud platforms, and high-availability systems, and shall apply this knowledge to improve TSMP reliability and operations.

The objectives of the SRE services include, but are not limited to, the following:

- Maintain high system availability and reliability in accordance with VA and TSMP standards

- Provide subject matter expertise to the VA and other stakeholders, including other agencies and/or contractors, regarding platform and product architecture, configurations, monitoring, and dependencies

- Provide TSMP subject matter expertise and liaison services between the TSMP and Product teams

- Proactively identify, assess, and mitigate operational and reliability risks

- Ensure production incidents are identified IAW TSMP standards

- Ensure incident management activities are initiated IAW TSMPS standards

- Ensure services are restored and production incidents are resolved IAW TSMPS standards

- Enable scalable, resilient, and automated platform and product operations

- Support continuous delivery and change enablement while maintaining system stability and security

- Monitoring and reporting of performance metrics to include, but not limited to, latency, error rate, volume, saturation, and incident free availability

The Contractor shall ensure the following SRE functions are performed for each assigned product:

Reliability & Availability Management

- Perform daily monitoring and reporting of performance metrics to include the four (4) Golden Signals (latency, error rate, volume, saturation) and incident free availability

- Define, implement, and maintain Key Performance Indicators (KPIs) to provide real-time and historical insight into product reliability and availability

- Continuously monitor system health, performance, and capacity across all TSMP environments

- Conduct capacity planning and load analysis to ensure systems meet current and forecasted demand

Monitoring, Alerting, and Observability

- Implement and maintain centralized monitoring, logging, tracing, and alerting solutions in alignment with Product Line standards and approved design patterns

- Establish and maintain actionable alert thresholds and documented escalation procedures

- Ensure alerts are meaningful, prioritized, and aligned with operational and user impact

Incident Management & Response

- Participate in 24x7 on-call support rotations as required to provide Subject Matter Expertise for platform services and product dependencies

- Lead or support incident response activities, including triage, mitigation, resolution, and recovery

- Conduct Root Cause Analysis (RCA) and develop corrective and preventive actions

- Produce incident reports and post-incident reviews in accordance with Government-defined timelines and standards

Automation & Infrastructure Reliability

- Assist with designing, implementation, and maintain automation for deployment, testing (unit, integration, security, etc), configuration, scaling, and recovery processes

- Support and maintain Infrastructure as Code (IaC) practices

- Reduce manual operational toil through scripting, tooling, and automation frameworks

Change & Release Support

- Collaborate with development, security, and operations teams to support safe, reliable, and repeatable releases

- Validate system readiness prior to releases, patches, and upgrades

- Monitor and support post-deployment activities to ensure stability and performance

- Validate post-deployment production testing is completed to ensure that all capabilities and services are not degraded or disrupted

Security & Compliance Support

- Support security monitoring, vulnerability remediation, and secure configuration management

- Ensure operational practices align with applicable VA security, privacy, and compliance requirements

- Participate in audits, assessments, and authorization activities

## RISK MANAGEMENT FRAMEWORK, CYBERSECURITY, AND AUTHORITY TO OPERATE (ATO) SUPPORT

The Contractor shall provide Risk Management Framework, Cybersecurity, and ATO Subject Matter Experts (SMEs) who shall be available to attend meetings, respond to inquiries, and provide technical guidance and recommendations as required.

SMEs shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### AUTHORITY TO OPERATE MANAGEMENT RESPONSIBILITIES

The Contractor shall provide comprehensive Risk Management Framework (RMF), Cybersecurity, Authority to Operate (ATO), and Authority to Connect (ATC) support services for all TSMP capabilities, services, and hosted applications or services. This support includes managing all six steps of the NIST RMF process: Categorize, Select, Implement, Assess, Authorize, and Monitor. These services shall ensure continuous compliance with applicable Federal laws, VA policies, OI&T directives, and National Institute of Standards and Technology (NIST) guidance.

#### AUTHORITY TO OPERATE/CONNECT (ATO/ATC) MANAGEMENT

The Contractor shall initiate actions required to establish new Authorities To Operate (ATO) and Connect (ATC) and also maintain all existing ATOs and ATCs.  This management includes periodic assessment oversight and staffing of all ATO audits and assessments as well as security posture management activities for perpetual authorities as implemented in the Continuous Monitoring (CONMON) RMF security posture.  All activities shall be performed in coordination with the Government Authorizing Official (AO), Information System Security Officer (ISSO), Information System Owner (ISO), and other designated stakeholders. The incumbent contract security team will ensure proper staffing and talent is required for upkeep of RMF activities required for ATO sustainment as well as all audit and assessment responsibilities outlined in "Security Audits and Assessment" (below).

#### SECURITY AUDITS AND ASSESSMENTS

The contractor shall attend or conduct all security audits to include Inspector General (IG) security/RMF audits, Security Assessment & Validation Directorate (SAVD) assessments, Cybersecurity Compliance Task Force (CCTF) audits, and assessments conducted by Office of Information Security (OIS), the office of Information Security Risk Management (ISRM), Governance Risk and Compliance (GRC), Information Security Policy & Strategy (ISPS) and other external contracted assessment teams such as MITRE and Palo Alto.  The incumbent security team shall attend all meetings related to these security assessments and audits, provide required documentation and report issues and areas of concern to the respective portfolio Information System Owners (ISO). The contracted Security team will also attend all assessment closeout meetings and review all reported findings to ensure all reported security findings are accurate with all respective assessed platform assets and program resources.  The security team shall draft assessment finding mitigation plans that will include a roadmap and timeline and submit Plan of Actions and Milestones (POA&M), where needed for all prescribed remediations.

#### SECURITY DOCUMENTATION MANAGEMENT

Maintain program security documents, diagrams and other related artifacts required for to upkeep and maintain authority to connect and operate.  These documents include Privacy Threshold Analysis (PTA), Privacy Impact Analysis (PIA), Security Impact Analysis (SIA), Business Impact Analysis (BIA) and other required security artifacts required for the TSMP - hosted applications. The Security team shall also establish and maintain any documents required for risk categorization by relevant VA security governance offices such as Data Security Categorization (DSC), hardware lists, software lists and Ports, Protocols and Services Management (PPSM) documents.  The incumbent security team will also collaborate with application development teams and platform architects to establish and maintain Interconnection Diagrams (ICD), High Level Diagrams (HLD) and security assessment boundary diagrams.

#### PLAN OF ACTIONS AND MILESTONE MANAGEMENT

The contractor shall create and maintain Plan of Action and Milestones (POA&Ms) within the system security posture tracking system (currently SNOWCAM). Upkeep of POA&Ms through their maturity cycle includes periodic review and updating of POA&M milestones and mitigation plan details. POA&M maintenance also includes ensuring proper alignment to related NIST security family and Control Correlation Identifier (CCI).  The contract Security team shall draft and maintain POA&M verbiage that aligns with the finding and clearly depicts the mitigation strategy and timeline as required by the portfolio ISO. The contractor will also ensure POA&Ms are closed out once either overcome by events (OBE), mitigated or no longer relevant to the system to which they are assigned.

### CYBERSECURITY MANAGEMENT OVERVIEW

The contractor Security team shall maintain a compliant cybersecurity posture for the TSMP at all times. The contract Security team shall ensure that all assigned SMEs remain current on evolving RMF, cybersecurity, and ATO best practices, as well as applicable Federal laws, VA policies, OI&T directives, and VA specific procedures, and shall apply this knowledge to support continuous compliance for all TSMP Capabilities, Services, and Applications.  The Contractor shall ensure that security controls are implemented, assessed, monitored, and maintained in a manner that protects the confidentiality, integrity, and availability of TSMP systems and data.

#### SYSTEM SECURITY SCANNING AND PLATFORM SECURITY POSTURE

Conduct ad-hod, prescribed and recurring vulnerability scans for the Telehealth, Scheduling, and Mobile Platform (TSMP) and all hosted applications hosted on it. Results from security scans shall be reported to the Operations and Engineering team respective members who shall respond with appropriate patch management, configuration changes, corrective actions or POA&M creation and upkeep, as needed. The incumbent Security team shall document and report scan findings in accordance with VA RMF and POA&M processes. This reporting includes uploading of scan results to the appropriate scan repository, upkeep of the Continuous Monitoring (CONMON) system security reporting tool, and high-level reporting to the portfolio Information System Owners (ISO).

#### INCIDENT RESPONSE PLANS AND DISASTER RECOVERY PLAN

The contractor shall create and maintain Incident Response Plans (IRPs) and Disaster Recovery Plans (DRPs) for the cloud hosing platform hosting all of the Telehealth and Scheduling applications (currently, VAEC MAP) and also for applications hosted on it. IRPs and DRPs shall include all required steps that are to be followed in the event of outages, service degradations, security incidents and other impacts to operational status. These plans will include RACI charts including all relevant stakeholders, their roles and levels of involvement with each action. IRPs shall be kept current as application security and operational posture changes and uploaded to relevant document repositories (e.g.: SnowCAM, ICAMP, etc). The plans shall also reference and be structured to support established acceptable response and restoration times as stipulated in the operational section(s) of this contract.

#### INCIDENT RESPONSE PLANS AND DISASTER RECOVERY PLAN EXERCISES

The contractor shall host and conduct all Incident Response Plan (IRP) and Disaster Recovery Plan (DRP) tabletop exercises annually or as mandated by the Information System Security Officer (ISSO) or appointed security administrator from the offices of Enterprise Cybersecurity Support Division (ECSD), Information Security Risk Management (ISRM), Information Security Policy & Strategy (ISPS), and/or Office of Information Security (OIS). Results from tabletop exercises shall be reported to respective product line Information System Owners (ISOs). Critique, corrective actions and all prescribed changes directed from the assigned security assessment team(s) shall be applied to the respective system and platform documents and artifacts.

#### CREDENTIAL AND ACCOUNT MANAGEMENT

The contractor Security team shall conduct regular user access audits at intervals compliant with current VA security governance policy.  These periodic reviews shall include checks to ensure inactive accounts are removed and also to ensure existing accounts contain only the access required for the account owners to perform their assigned duties. These audits shall be coordinated with respective program leads and Information System Owners (ISO) to ensure adequate and appropriate permissions are granted. The Security team will enforce, role-based access management controls, Zero Trust Architecture and "least - privilege" principles and VA security governance policy to ensure accounts are being managed within current VA policy.  The incumbent Security team will also rotate service account credentials in accordance with VA security policy and NIST guidelines.

#### TECHNICAL REFERENCE MODEL (TRM) SUBMISSION

The contractor shall submit and maintain requests for licensed software and application usage through the Technical Reference Model (TRM) VA system.  The contractor Security team will draft justification verbiage necessary for submission of TRM requests and attend all meetings requested by the TRM approval board for review and consideration.  The Security team will report issues and approaching ends to TRM authorizations with potential to affect applications managed within the Telehealth and Scheduling (TH&S) product line to portfolio Information System Owners (ISO).  The security team will also submit requests for TRM entry removal as software usage requests become no longer needed within the TH&S product line.

#### BUSINESS PARTNER EXTRANET (BPE) CONNECTION MANAGEMENT

The contract Security team shall submit and maintain Business Partner Extranet (BPE) connection requests as needed to support applications managed within the Telehealth and Scheduling product line. Management of this connection request process includes information gathering, completing and submitting the BPE connection request and staffing all meetings with the BPE admins team required for connection approval.  The incumbent contractor will also maintain, and update BPE connection documentation as needed, catalog and maintain a list of all BPE connections used within the Telehealth and Scheduling product line and manage removal of existing connections as they become no longer needed.

#### VA POLICY COMPLIANCE

The Contractor shall be fully responsible and accountable for ensuring compliance with all HIPAA, Privacy Act, FISMA, NIST, FIPS, and VA security and privacy directives and handbooks. This includes conducting compliant risk assessments, routine vulnerability scanning, system patching and change management procedures, and the completion of an acceptable contingency plan for each system. The Contractor’s security control procedures must be equivalent to those procedures used to secure VA systems.

#### RMF/SECURITY DOCUMENTATION

The contractor shall maintain and create, where needed, and supersede/update all security documentation, diagrams and other RMF artifacts, as needed for the Telehealth Scheduling, and Mobile Platform (TSMP) and hosted applications. Information needed to complete and/or update these documents but is not available to the Security team shall be provided by incumbent contractors supporting this effort that are embedded into the TSMP platform and hosted application development teams.  This documentation includes:

- Security Impact Assessment (SIA)

- Privacy Impact Analysis (PIA)

- Privacy Threshold Analysis (PTA)

- Information System Contingency Plan (ISCP)

- Security Assessment Plan (SAP)

- Security Assessment Report (SAR)

- Information System Contingency Plan (ISCP)

- Disaster Recovery Plans (DRP)

- Configuration Management Plan

- Incident Response Plan

The Contractor shall perform, at a minimum, the following RMF and ATO support functions:

RMF Lifecycle Management

- Support all six steps of the NIST RMF process: Categorize, Select, Implement, Assess, Authorize, and Monitor

- Develop, update, and maintain all required RMF documentation, including but not limited to:

- Nessus Scans

- Disaster Recovery Plan documentation is complete, current, and aligned with system architecture and operational practices

Continuous Monitoring & Vulnerability Management

- Ensure TSMP staff perform continuous monitoring activities in accordance with VA and OI&T policies

- Ensure routine vulnerability scanning of infrastructure, containers, applications, and code repositories

- Track, report, and ensure remediation of vulnerabilities within Government-defined timelines

- Maintain POA&M accuracy and ensure timely closure of findings

Security Control Implementation & Validation

- Implement and maintain required NIST security controls in accordance with the approved baseline

- Validate security control effectiveness through automated testing, configuration validation, and periodic assessments

- Support penetration testing, red team activities, and independent security assessments as required

ATO Support & Authorization Activities

- Prepare and submit all required artifacts for ATO packages and reauthorization efforts for all products and services hosted or supported by the TSMP environment

- Coordinate with Government security personnel and third-party assessors during authorization reviews

- Address assessment findings and provide remediation plans within Government-defined timelines

- Support significant change documentation and impact analysis for architectural or operational modifications

- Ensure no lapse in ATO status for any TSMP Capability, Service, or hosted Application

Incident Response & Security Operations

- Support cybersecurity incident response activities in coordination with VA security operations

- Ensure incidents are documented, investigated, and reported in accordance with VA and Federal requirements

- Participate in forensic analysis, root cause determination, and corrective action planning

- Maintain and test incident response and contingency procedures at least annually

Compliance & Audit Support

  - Support internal and external audits, assessments, and compliance reviews

  - Provide requested documentation and evidence within Government-defined timelines

  - Track and remediate audit findings

  - Maintain audit readiness posture at all times

Reporting Requirements

- The Contractor shall provide the following, at a minimum:

- Monthly RMF and security status reports

- Updated POA&M tracking reports

- Vulnerability remediation status summaries

- Monthly ATO Tracking report

- Immediate notification of any condition that could jeopardize ATO status

### MONTHLY RMF, SECURITY, AND ATO REPORT

Within 60 days of contract award, the Contractor shall prepare and submit a comprehensive monthly report detailing the status of all Risk Management Framework (RMF), cybersecurity, and Authority to Operate (ATO) activities associated with the TSMP environment. The report shall provide a complete and accurate assessment of the current authorization posture, renewal timelines, control implementation status, continuous monitoring activities, vulnerability findings, Plan of Action and Milestones (POA&M) tracking, remediation progress, and any identified risks that could impact system security or ATO status.

The report shall clearly indicate any RMF, Security, and/or ATO deficiencies on the first page of the report.

The report shall also clearly identify new, ongoing, and closed security findings, remediation timelines, and describe mitigation strategies for any elevated or emerging risks. The Contractor shall also report on significant changes, security incidents, audit activities, assessment results, and compliance trends affecting TSMP systems and services.

The monthly report shall be delivered in a format suitable for both technical and executive-level review and shall provide sufficient detail to enable Government oversight, risk-based decision-making, and maintenance of uninterrupted ATO status.

Deliverable

- RMF, Security, Initial and Monthly ATO Status Reports

## KEY PERSONNEL

The Contractor shall provide qualified Key Personnel possessing the experience, technical expertise, and management capabilities necessary to successfully perform the requirements of this contract. Key Personnel are considered essential to the successful execution of contract objectives and shall not be removed, reassigned, or replaced without a compelling reason and prior written notification to the Government Contracting Officer (CO).

Key Personnel identified in the Contractor’s proposal shall be dedicated on a full-time basis to the TSMPS effort and shall remain assigned to the contract for a minimum of one hundred eighty (180) days following contract award, unless otherwise approved in writing by the Contracting Officer.

If replacement of Key Personnel becomes necessary due to resignation, illness, or other circumstances, the Contractor shall:

- Notify the Contracting Officer and COR in writing within five (5) business days of the anticipated change

- Provide a qualified replacement with equal or greater qualifications and experience

- Submit a resume and qualifications of the proposed replacement for Government review

The Contractor shall ensure continuity of services during any personnel transition.

At a minimum, the positions described in Paragraphs 5.7.1 through 5.7.6 shall be designated as Key Personnel.

### TSMP PROGRAM MANAGER

The Program Manager (PM) shall serve as the Contractor’s primary point of contact with the Government and shall have full authority to act on behalf of the Contractor regarding all technical, management, and administrative aspects of contract performance.

The PM shall be responsible for overall contract execution, including:

- Strategic planning and program oversight

- Coordination of technical and operational activities

- Schedule and milestone management

- Risk identification and mitigation

- Quality assurance and performance monitoring

- Coordination with Government stakeholders and mission partners

- Resource allocation and personnel management

The PM shall ensure all contract requirements are performed in accordance with approved plans, schedules, and performance standards.

The Program Manager shall:

- Have demonstrated experience successfully managing complex technical programs of similar scope and scale in a SAFe environment

- Have experience supporting Federal Government programs and comparable enterprise-level applications and services that deliver Mission-Critical functionality

- Maintain regular communication with the Contracting Officer’s Representative (COR) and Government leadership

The Program Manager shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### TSMP MAINTENANCE TECHNICAL DIRECTOR

The TSMP Maintenance Technical Director shall serve as the Contractor’s senior technical authority responsible for overseeing the Architecture, Engineering, and Maintenance of the TSMP platform and associated applications. The TSMP Maintenance Technical Director shall coordinate closely with the Program Manager and Government technical leadership to ensure platform stability, reliability, and continuous improvement.

The TSMP Maintenance Technical Director shall be responsible for providing all Architecture, Engineering, and Maintenance activities described in Paragraph 5.2 and its associated subparagraphs.

The TSMP Maintenance Technical Director shall:

- Possess demonstrated experience providing technical leadership for complex enterprise cloud platforms and mission-critical systems in a SAFe environment

- Have experience supporting Federal Government programs and large-scale enterprise applications operating in cloud-based or hybrid environments

- Demonstrate expertise in system sustainment, platform engineering, and operational reliability practices

- Maintain regular communication with the Contracting Officer’s Representative (COR) and Government technical leadership

The TSMP Maintenance Technical Director shall be available during normal Government business hours and able to respond to urgent technical issues as required to support mission needs.

### TSMP MONITORING & INCIDENT MANAGEMENT MANAGER

The TSMP Monitoring & Incident Management Manager shall serve as the Contractor’s lead responsible for overseeing platform monitoring, incident detection, response coordination, and operational situational awareness for the TSMP environment. The TSMP Monitoring & Incident Management Manager shall ensure that monitoring and incident management processes effectively support system reliability, operational continuity, and rapid restoration of services supporting mission operations.

The TSMP Monitoring & Incident Management Manager shall coordinate closely with the Program Manager, Maintenance Technical Director, DevSecOps & SRE Technical Manager, Senior Architect, Product and Product Line Leadership, and Government stakeholders to ensure that incidents are identified, escalated, and resolved in a timely and controlled manner.

The TSMP Monitoring & Incident Management Manager shall be responsible for providing all Monitoring and Incident Management activities described in Paragraph 5.3 and 5.4 and their associated subparagraphs.

The TSMP Monitoring & Incident Management Manager shall:

- Have demonstrated experience managing enterprise monitoring and incident response operations for complex, mission-critical systems

- Have experience supporting Federal Government programs and enterprise-scale applications operating in cloud or hybrid environments

- Demonstrate familiarity with modern monitoring, observability, and incident management practices

- Maintain regular communication with the Contracting Officer’s Representative (COR) and Government technical leadership regarding operational health, incident status, and service restoration activities

The TSMP Monitoring & Incident Management Manager shall be available during normal Government business hours and able to coordinate rapid response actions during critical incidents as required to support mission needs.

### TSMP DEVSECOPS AND SRE TECHNICAL DIRECTOR

The TSMP DevSecOps and Site Reliability Engineering (SRE) Technical Director shall serve as the Contractor’s senior technical authority responsible for overseeing DevSecOps practices, platform reliability engineering, and automated delivery pipelines supporting the TSMP environment. The DevSecOps and SRE Technical Director shall coordinate closely with the Program Manager, Maintenance Technical Director, Monitoring and Incident Management Manager, and Government technical leadership to ensure secure, reliable, and efficient operation of the TSMP platform.

The DevSecOps and SRE Technical Director shall be responsible for technical oversight of DevSecOps and Site Reliability Engineering activities described in Paragraph 5.5 and its associated subparagraphs.

The DevSecOps and SRE Technical Director shall ensure DevSecOps and SRE activities are executed in accordance with approved architectures, security requirements, operational standards, and performance objectives.

The TSMP DevSecOps and SRE Technical Director shall:

- Have demonstrated experience providing technical leadership for DevSecOps and platform engineering activities supporting complex enterprise systems in a SAFe environment

- Have experience supporting Federal Government programs and large-scale mission-critical applications operating in cloud or hybrid environments

- Demonstrate expertise in cloud-native architectures, containerized environments, CI/CD pipelines, monitoring, and automated infrastructure management

- Maintain regular communication with the Contracting Officer’s Representative (COR) and Government technical leadership regarding platform reliability, deployment activities, and operational improvements

The TSMP DevSecOps and SRE Technical Director shall be available during normal Government business hours and able to respond to urgent technical issues as required to support mission needs.

### TSMP RMF, SECURITY, AND ATO MANAGER

The TSMP Risk Management Framework (RMF), Security, and Authorization to Operate (ATO) Manager shall serve as the Contractor’s lead responsible for overseeing cybersecurity compliance, RMF implementation, and authorization activities supporting the TSMP platform and associated systems. The RMF, Security, and ATO Manager shall coordinate closely with the Program Manager, Technical Directors, and Government cybersecurity personnel to ensure the TSMP environment maintains compliance with applicable Federal cybersecurity requirements and authorization standards.

The RMF, Security, and ATO Manager shall be responsible for oversight and management of all activities described in Paragraph 5.6 and its associated subparagraphs.

The RMF, Security, and ATO Manager shall ensure all security and authorization activities are executed in accordance with approved cybersecurity policies, RMF processes, and Government security requirements.

The TSMP RMF, Security, and ATO Manager shall:

- Have demonstrated experience managing RMF and ATO processes for complex enterprise or mission-critical systems

- Have experience supporting Federal Government programs and systems operating in cloud or hybrid environments

- Demonstrate expertise in Federal cybersecurity frameworks, security compliance processes, and continuous monitoring practices

- Maintain regular communication with the Contracting Officer’s Representative (COR) and Government cybersecurity leadership regarding system authorization status, security posture, and risk mitigation activities

The TSMP Risk Management Framework (RMF), Security, and Authorization to Operate (ATO) Manager shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

### TSMP SENIOR ARCHITECT

The TSMP Senior Architect shall serve as the Contractor’s lead authority responsible for defining, maintaining, and evolving the technical architecture supporting the TSMP platform and associated services. The Senior Architect shall provide strategic architectural guidance to ensure system scalability, interoperability, performance, and alignment with Government technical objectives and enterprise architecture standards.

The TSMP Senior Architect shall coordinate closely with the Program Manager, Technical Directors, DevSecOps personnel, and Government technical leadership to ensure architectural decisions support mission requirements, platform sustainability, and long-term modernization objectives.

The TSMP Senior Architect shall be responsible for architectural oversight and technical direction supporting TSMP systems and services, including:

- Development, maintenance, and governance of the TSMP system and platform architecture

- Oversight of system design, integration patterns, and architectural standards

- Evaluation and recommendation of architectural approaches supporting scalability, performance, and reliability

- Coordination of architecture reviews for new capabilities, system enhancements, and major platform changes

- Alignment of system architecture with Government enterprise architecture policies and technical standards

- Oversight of system interoperability, data exchange patterns, and integration with external systems and services

- Identification and mitigation of architectural risks impacting system performance, scalability, or maintainability

- Coordination with development, maintenance, and operations teams to ensure architectural consistency across platform components

The TSMP Senior Architect shall ensure architectural decisions and system designs are documented, reviewed, and implemented in accordance with approved technical standards, security requirements, and mission objectives.

The TSMP Senior Architect shall:

- Have demonstrated experience designing and governing architecture for complex enterprise platforms and mission-critical systems in a SAFe environment

- Have experience supporting Federal Government programs and enterprise-scale applications operating in cloud-based or hybrid environments

- Demonstrate expertise in modern system architecture practices, including microservices, containerized environments, and cloud-native platforms

- Maintain regular communication with the Contracting Officer’s Representative (COR) and Government technical leadership regarding architectural decisions, system design considerations, and technical roadmap planning

The TSMP Senior Architect shall be available during normal Government business hours and able to respond to urgent issues as required to support mission needs.

## SOFTWARE LICENSES MANAGEMENT

The Government shall receive Unlimited Rights in all data, software, source code, documentation, technical materials, and other intellectual property first produced, developed, or delivered in the performance of this contract, in accordance with FAR 52.227-14, Rights in Data General (DEC 2007). Unlimited Rights shall include, but are not limited to, the right to use, reproduce, modify, distribute, perform, display, release, or disclose such materials, in whole or in part, in any manner and for any purpose, and to authorize others to do so.

This requirement expressly includes all source code, configuration code, scripts, infrastructure-as-code artifacts, automation tooling, design documentation, system architecture documentation, and related technical deliverables created in support of this contract.

License rights in any Commercial Computer Software shall be governed by FAR 52.227-19, Commercial Computer Software License (DEC 2007), or other applicable FAR/VAAR provisions as incorporated into the contract.

The Contractor shall be responsible for the procurement, management, tracking, migration, modification, renewal, and termination of all TSMP software licenses required to support the Contractor’s solution.

The Contractor shall:

- Ensure all licenses are procured in the name of, and for the benefit of, the Department of Veterans Affairs (VA)

- Maintain accurate and auditable records of license counts, versions, expiration dates, renewal requirements, and associated costs

- Coordinate with Government personnel, other contractors, and third-party vendors as necessary to ensure seamless license lifecycle management

- Provide advance notification to the Government of upcoming renewals, end-of-support dates, or licensing risks that could impact operations

All licenses procured under this contract shall be Government-owned or Government entitled licenses. No license shall be structured in a manner that restricts Government use beyond the terms agreed to in this contract.

Software licenses, quantities, and versions may evolve over time to meet mission requirements. Substitution of products, upgrades to more current supported versions, or adjustments in license quantities may be made through formal contract modification in accordance with applicable acquisition regulations.

## PROGRAM AND PROJECT MANAGEMENT SURGE SUPPORT (optional TASK 1)

It is anticipated that the TSMP annual growth rate may exceed twenty percent (20%) in any given year, or that evolving mission, technical, or regulatory requirements may necessitate increased levels of sophistication, expertise, and specialized skillsets to sustain platform performance and delivery objectives. Under such circumstances, the Government may exercise this optional task to obtain additional TSMP Program and Project Management support.

When exercised, this option shall provide an additional team consisting of three (3) full-time equivalent (FTE) expert personnel possessing the appropriate technical and management skillsets required to support platform expansion, increased workload, new capability integration, or emerging requirements.

Optional teams shall:

- Be priced and exercised in monthly increments

- Have Periods of Performance (PoPs) ranging from one (1) to twelve (12) months per exercise

- Not exceed twelve (12) months per individual team activation

This option may be exercised multiple times, up to a cumulative maximum of one hundred twenty (120) months over the life of the Task Order (TO), subject to funding availability and continued mission need.

Pricing for any individual team exercised under this option shall not exceed $69,564 per month.

The Contractor shall ensure that any exercised optional team is fully integrated into existing governance, reporting, performance management, and operational structures to ensure seamless support and continuity of services.

## ARCHITECTURE, ENGINEERING, AND MAINTENANCE SURGE SUPPORT (OPTIONAL TASK 2)

It is anticipated that the TSMP annual growth rate may exceed twenty percent (20%) in any given year, or that evolving mission, technical, or regulatory requirements may necessitate increased levels of sophistication, expertise, and specialized skillsets to sustain platform performance and delivery objectives. Under such circumstances, the Government may exercise this optional task to obtain additional TSMP Architecture, Engineering, and Maintenance support.

When exercised, this option shall provide an additional team consisting of three (3) full-time equivalent (FTE) expert personnel possessing the appropriate technical skillsets required to support platform expansion, increased workload, new capability integration, or emerging requirements.

Optional teams shall:

- Be priced and exercised in monthly increments

- Have Periods of Performance (PoPs) ranging from one (1) to twelve (12) months per exercise

- Not exceed twelve (12) months per individual team activation

This option may be exercised multiple times, up to a cumulative maximum of one hundred twenty (120) months over the life of the Task Order (TO), subject to funding availability and continued mission need.

Pricing for any individual team exercised under this option shall not exceed $67,927 per month.

The Contractor shall ensure that any exercised optional team is fully integrated into existing governance, reporting, performance management, and operational structures to ensure seamless support and continuity of services.

## PLATFORM AND APPLICATION MONITORING SURGE SUPPORT (OPTIONAL TASK 3)

It is anticipated that the TSMP annual growth rate may exceed twenty percent (20%) in any given year, or that evolving mission, technical, or regulatory requirements may necessitate increased levels of sophistication, expertise, and specialized skillsets to sustain platform performance and delivery objectives. Under such circumstances, the Government may exercise this optional task to obtain additional TSMP Platform and Application Monitoring support.

When exercised, this option shall provide an additional team consisting of three (3) full-time equivalent (FTE) expert personnel possessing the appropriate technical and management skillsets required to support platform expansion, increased workload, new capability integration, or emerging requirements.

Optional teams shall:

- Be priced and exercised in monthly increments

- Have Periods of Performance (PoPs) ranging from one (1) to twelve (12) months per exercise

- Not exceed twelve (12) months per individual team activation

This option may be exercised multiple times, up to a cumulative maximum of one hundred twenty (120) months over the life of the Task Order (TO), subject to funding availability and continued mission need.

Pricing for any individual team exercised under this option shall not exceed $60,833 per month.

The Contractor shall ensure that any exercised optional team is fully integrated into existing governance, reporting, performance management, and operational structures to ensure seamless support and continuity of services.

## DEVSECOPS AND SITE RELIABILITY ENGINEERING SURGE SUPPORT (OPTIONAL TASK 4)

It is anticipated that the TSMP annual growth rate may exceed twenty percent (20%) in any given year, or that evolving mission, technical, or regulatory requirements may necessitate increased levels of sophistication, expertise, and specialized skillsets to sustain platform performance and delivery objectives. Under such circumstances, the Government may exercise this optional task to obtain additional TSMP DevSecOps and Site Reliability Engineering support.

When exercised, this option shall provide an additional team consisting of three (3) full-time equivalent (FTE) expert personnel possessing the appropriate technical and management skillsets required to support platform expansion, increased workload, new capability integration, or emerging requirements.

Optional teams shall:

- Be priced and exercised in monthly increments

- Have Periods of Performance (PoPs) ranging from one (1) to twelve (12) months per exercise

- Not exceed twelve (12) months per individual team activation

This option may be exercised multiple times, up to a cumulative maximum of one hundred twenty (120) months over the life of the Task Order (TO), subject to funding availability and continued mission need.

Pricing for any individual team exercised under this option shall not exceed $67,927 per month.

The Contractor shall ensure that any exercised optional team is fully integrated into existing governance, reporting, performance management, and operational structures to ensure seamless support and continuity of services.

## RISK MANAGEMENT FRAMEWORK, SECURITY, AND AUTHORITY TO OPERATE SURGE SUPPORT (OPTIONAL TASK 5)

It is anticipated that the TSMP annual growth rate may exceed twenty percent (20%) in any given year, or that evolving mission, technical, or regulatory requirements may necessitate increased levels of sophistication, expertise, and specialized skillsets to sustain platform performance and delivery objectives. Under such circumstances, the Government may exercise this optional task to obtain additional TSMP Risk Management Framework, Security, and Authority to Operate support.

When exercised, this option shall provide an additional team consisting of three (3) full-time equivalent (FTE) expert personnel possessing the appropriate technical and management skillsets required to support platform expansion, increased workload, new capability integration, or emerging requirements.

Optional teams shall:

- Be priced and exercised in monthly increments

- Have Periods of Performance (PoPs) ranging from one (1) to twelve (12) months per exercise

- Not exceed twelve (12) months per individual team activation

This option may be exercised multiple times, up to a cumulative maximum of one hundred twenty (120) months over the life of the Task Order (TO), subject to funding availability and continued mission need.

Pricing for any individual team exercised under this option shall not exceed $53,333 per month.

The Contractor shall ensure that any exercised optional team is fully integrated into existing governance, reporting, performance management, and operational structures to ensure seamless support and continuity of services.

## TRANSITION-OUT SUPPORT (optional TASK 6)

If exercised, the Contractor shall provide a Transition Plan no later than five days after exercise of the optional task. The Contractor shall provide a Transition Plan for 90 days of outgoing transition support upon Government approval of the Transition Plan, for transitioning work from the current task order to a Government entity or to another Contractor or to the incumbent Contractor under a new task order. The Contractor shall ensure there will be no service degradation during transition. In accordance with the Government-approved Transition Plan, the Contractor shall assist the Government in planning and implementing a complete transition from this task order to a new successor provider. This shall include formal coordination with Government staff and successor staff and VA management. It shall also include delivery of copies of all artifacts delivered under this contract, as well as existing policies and procedures, and delivery of required metrics and statistics. Specifically, the Contractor shall include delivery of copies of all VA CCP artifacts, software licenses, existing policies and procedures, data, source code, baseline metrics and statistics, and any additional VA CCP documentation or information. Successful transition is defined as 100% completion of all work defined in the Government-approved Transition Plan. This Transition Plan shall include, but is not limited to:

- Review, evaluation and transition of current support services

- Transition of historic data to new Contractor

- Transfer necessary business and/or technical documentation

- Orientation phase and program to introduce Government and Contractor personnel, programs, and users to the Contractor's team, tools, methodologies, and business processes

- Transition schedule

- Phase-Out Migration Checklist (Contractor format)

- Confirmation of final deliverables; artifacts; VA CCP documentation, including CCP SOP, Tooling Support Plan, and Developers Guide; and lessons learned

- Confirmation of delivery of software, release/code versions, processes, artifacts, and documents supporting each task area of the PWS in a format that is usable by VA

- Outputs of automated test results and pass/fail results

- Confirmation of delivery of performance, security, and browser testing results

- Confirmation of training of relevant Government and Contractor personnel

- Communication on, and delivery of, security concerns such as badges, tokens, and accounts

- Plan for ensuring that, prior to termination or completion of this effort, the Contractor/Subcontractor does not destroy any information in any form received from VA, or gathered/created by the Contractor while performing this effort without prior written approval by VA PM/COR. Any data destruction done on behalf of VA by a Contractor/Subcontractor must be done IAW National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management and its Handbook 6300.1 Records Management Procedures, applicable VA Records Control Schedules, and VA Handbook 6500.1, Electronic Media Sanitation.

- Plan for an orientation phase to introduce the successor Cloud Services Provider personnel, programs, and users to the incumbent team, explaining tools, methodologies, and business processes

- Signed transition agreements in the VA designated format

- Confirmation that all final documentation and materials have been archived in a secure location as directed by the VA COR

Upon the completion of the transition period, the Contractor shall provide a Closeout Certification that includes a statement that the contract is complete, all deliverables have been provided, all services are complete, and there are no outstanding contractual issues.

Deliverables:

- Transition Plan

- Transition Certification

### REPORTING REQUIREMENTS

The Contractor shall provide the COR with Weekly Program Management Review Progress Reports in electronic form in Microsoft Word and Project formats.  The report shall include detailed instructions/explanations for each required data element, to ensure that data is accurate and consistent.  These reports shall reflect data as of the last day of the preceding Week.

The Weekly Progress Reports shall cover all work completed during the reporting period and work planned for the subsequent reporting period.  The report shall also identify any problems that arose and a description of how the problems were resolved.  If problems have not been completely resolved, the Contractor shall provide an explanation including their plan and timeframe for resolving the issue.  The report shall also include an itemized list of all Information and Communication Technology (ICT) deliverables and their current Section 508 conformance status.  The Contractor shall monitor performance against the CPMP and report any deviations.  It is expected that the Contractor will keep in communication with VA accordingly so that issues that arise are transparent to both parties to prevent escalation of outstanding issues.

Deliverable:

- Weekly Progress Report

# GENERAL REQUIREMENTS

## ENTERPRISE AND IT FRAMEWORK

### VA TECHNICAL REFERENCE MODEL

The Contractor shall comply with the VA OIT Technical Reference Model (VA TRM). Compliance with the VA TRM is achieved by using only technologies and standards that are listed as approved for use in the VA TRM.  The Contractor shall provide all necessary information requested by VA to ensure TRM approval is obtained prior to use on VA’s network.

### ZERO TRUST – VA CRITICAL SECURITY CONTROLS

VA has established minimum mandatory security requirements and requires that any network connected software system or service must meet the VA Critical Security Controls as outlined in the VA Memorandum, “VA Security Controls”, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010.  VA Critical Security Controls identify the minimum mandatory requirements that must be implemented across all VA enterprise infrastructure, cloud computing environments, information systems, networks, and specialized devices (medical devices/systems, special-purpose systems, and research scientific computing devices) that process, store, and/or transmit VA data.  Effective July 1, 2025, the Contractor shall implement these VA Critical Security Controls, within any network connected software system or service prior to being authorized for use in the VA.  This functional requirement is not negotiable, and Plan of Action & Milestones (POAM) will not be accepted in the event these controls cannot be implemented for new systems.  Critical Security Controls are intended to increase VA’s security posture and provide security and privacy risk visibility into the VA network and is not a new requirement.  The Contractor’s failure to maintain these VA Critical Controls after implementation will result in VA discontinuing the use of the system.

### FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)

The Contractor shall ensure Commercial Off-The-Shelf (COTS) product(s), software configuration and customization, and/or new software are Personal Identity Verification (PIV) card-enabled by accepting HSPD-12 PIV credentials using VA Enterprise Architecture (EA), and VA Identity and Access Management (IAM) approved Enterprise Technology Guidelines (ETG).  The Contractor shall ensure all Contractor delivered applications and systems comply with the VA Identity, Credential, and Access Management policies and guidelines set forth in Executive Order 14028, VA Handbook 6510 VA Identity and Access Management, VA Handbook 0735 Homeland Security Presidential Directive 12 (HSPD-12) Program, CISA Binding Operational Directive 23-01, and align with the Federal Identity, Credential, and Access Management Roadmap and Implementation Guidance v2.0.

The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with the National Institute of Standards and Technology (NIST) Special Publication (SP) 800-63-3, VA Handbook 6500, and VA IAM enterprise requirements for direct, assertion based authentication, and/or trust based authentication, as determined by the ETGs. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV card and/or Common Access Card (CAC), as determined by the business need.

The Contractor shall ensure all Contractor delivered applications and systems conform to the specific Identity and Access Management PIV requirements set forth in the Office of Management and Budget (OMB) Memoranda  M-05-24, M-19-17, M-22-09, and NIST Federal Information Processing Standard (FIPS) 201-3.  Contractor delivered applications and systems shall be on the FIPS 201 Approved Product List (APL). If the Contractor delivered application and system is not on the APL, the Contractor shall be responsible for taking the application and system through the FIPS 201 Evaluation Program.

The Contractor shall ensure all Contractor delivered applications and systems support:

- Automated provisioning and are able to use enterprise provisioning service.

- Interfacing with VA’s Master Person Index (MPI) to provision identity attributes, if the solution relies on VA user identities. MPI is the authoritative source for VA user identity data.

- The VA defined unique identity (Secure Identifier [SEC ID] / Integrated Control Number [ICN]).

- Multiple authenticators for a given identity and authenticators at every Authenticator Assurance Level (AAL) appropriate for the solution.

- Identity proofing for each Identity Assurance Level (IAL) appropriate for the solution.

- Federation for each Federation Assurance Level (FAL) appropriate for the solution, if applicable.

- Two-factor authentication (2FA) through an applicable Technology Guideline as outlined in VA ETG.

- A Security Assertion Markup Language (SAML) implementation if the solution relies on assertion-based authentication. Additional assertion implementations, besides the required SAML assertion, may be provided as long as they are compliant with NIST SP 800-63-3 guidelines.

- Authentication/account binding based on trusted Hypertext Transfer Protocol (HTTP) headers if the solution relies on Trust based authentication.

- Role Based Access Control.

- Auditing and reporting capabilities.

- Compliance with VIEWS 00155984, PIV Logical Access Policy Clarification https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896.

The required Assurance Levels for this specific effort are Identity Assurance Level 3, Authenticator Assurance Level 3, and Federation Assurance Level 3.

### INTERNET PROTOCOL VERSION 6 (IPv6)

The Contractor solution shall support IPv6-Only based upon the memo issued by the Office of Management and Budget (OMB) on November 19, 2020 (https://www.whitehouse.gov/wp-content/uploads/2020/11/M-21-07.pdf). Which defines IPv6-only as the state of an operational system or service when IPv4 protocol functions (addressing, packet forwarding) are not in use. The NIST USGv6 profile defines technical requirements for a product to be capable of operating in IPv6-Only environments.  IPv6-Only technology, in accordance with the USGv6 Program (https://www.nist.gov/programs-projects/usgv6-program/usgv6-revision-1), NIST Special Publication (SP) 500-267B Revision 1 “USGv6 Profile” (https://doi.org/10.6028/NIST.SP.500-267Br1), and NIST SP 800-119 “Guidelines for the Secure Deployment of IPv6” (https://doi.org/10.6028/NIST.SP.800-119), compliance shall be included in all IT infrastructures, application designs, application development, operational systems and sub-systems, and their integration.  In addition to the above requirements, all devices, applications, and systems shall support all applicable functionality on native IPv6-Only as well as dual stack (IPv6 / IPv4) connectivity without additional memory or other resources being provided by the Government, so that they can function in a mixed environment.  All public/external facing servers and services (e.g., web, email, DNS, ISP services, etc.) shall support native IPv6-Only and dual stack (IPv6 / IPv4) users and all internal infrastructure and applications shall support using native IPv6-Only and dual stack (IPv6 / IPv4) for all functionality and operations.

### TRUSTED INTERNET CONNECTION (TIC)

The Contractor solution shall meet the requirements outlined in Office of Management and Budget Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative“ (https://www.whitehouse.gov/wp-content/uploads/2019/09/M-19-26.pdf), VA Directive 6513 “Secure External Connections”, and shall comply with the TIC 3.0 Core Guidance Documents, including all Volumes and TIC Use Cases, found at the Cybersecurity & Infrastructure Security Agency (CISA) (https://www.cisa.gov/publication/tic-30-core-guidance-documents).

### STANDARD COMPUTER CONFIGURATION

The Contractor IT end user solution that is developed for use on standard VA computers shall be compatible with and be supported on the standard VA operating system, Windows 10 (64bit) and Windows 11, Edge (Chromium based), and 365 Apps for enterprise.  Applications delivered to VA and intended to be deployed to Windows 10 and or Windows 11 workstations shall be delivered as a signed .msi package with switches for silent and unattended installation and updates shall be delivered in signed .msp file formats for easy deployment using Microsoft Endpoint Configuration Manager (CM) VA’s current desktop application deployment tool.  Signing of the software code shall be through a vendor provided certificate that is trusted by VA using a code signing authority such as Verizon/Cybertrust or Symantec/VeriSign.  The Contractor shall also ensure and certify that their solution functions as expected when used from a standard VA computer, with non-admin, standard user rights that have been configured using the Defense Information Systems Agency (DISA) Secure Technical Implementation Guide (STIG) specific to the particular client operating system being used.

### VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)

The Contractor shall support VA efforts IAW the Veteran-Focused Integration Process (VIP) Guide and Product Line Management (PLM) Playbook. The major focus of VIP is on Enterprise Oversight, Governance, reporting, and establishing practices that focus on outcomes and continuously delivering sustainable IT capabilities to benefit the Veteran. PLM is a framework that focuses on delivering functional products that provide the highest priority work to customers while delivering simplified, reliable, and practical solutions to the business, medical staff, and our Veterans.  The VIP Guide is a companion guide to the PLM Transformation Playbook and can be found at: https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371 and the PLM Transformation Playbook can be found at https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946.  VIP and PLM are the authoritative processes that IT projects must follow to ensure development and delivery of IT products.

The VIP Guide provides guidance for transitioning from project-centric to product-centric delivery.  The VIP guide applies to all OIT Office of Management and Budget (OMB) reportable products that are required to collect and report costs, schedules, risks, and other valuable information in VA PARS (whether products are procured or developed by VA) and any VA Information Technology project effort in Software Product Management (SPM) and Infrastructure Operations (IO), or their successors, that touch the VA network regardless of IT organizational alignment (whether it spends government funding from VA's Congressional IT Appropriation or any other appropriation).

The PLM Transformation Playbook details how OIT leadership expects Product Lines (PLs) to implement PLM, DevOps, and Lean-Agile principles, methods, practices, and techniques through levels of maturity.  The PLM Transformation Playbook applies to all Information Technology (IT) products aligned to PLs in the Software Product Management, Infrastructure Operations and Product Engineering organizations within the OIT organization.

Others outside the referenced groups or organizations may use the VIP Guide and PLM Transformation Playbook for situational awareness as needed.

### PROCESS ASSET LIBRARY (PAL)

The Contractor shall perform their duties consistent with the processes defined in the OIT Process Asset Library (PAL).  The PAL includes a spectrum of OIT functions and activities, such as project management, operations, service delivery, communications, acquisition, and resource management. PAL serves as an authoritative and informative repository of searchable processes, activities or tasks, roles, artifacts, tools and applicable standards and guides to assist the OIT workforce, Government and Contractor personnel. OIT utilizes PAL processes to ensure compliance with policies and regulations and to meet VA quality standards.  The PAL includes the contractor onboarding process consistent with Section 6.2.2 and can be found at process_CONB_ext.docx (live.com).  The main PAL can be accessed at www.va.gov/process.

### AUTHORITATIVE DATA SOURCES

The VA Enterprise Architecture Repository (VEAR) is one component within the overall EA that establishes the common framework for data taxonomy for describing the data architecture used to develop, operate, and maintain enterprise applications.  The Contractor shall comply with the department’s Authoritative Data Source (ADS) requirement that VA systems, services, and processes throughout the enterprise shall access VA data solely through official VA ADSs where applicable, see below.  The Information Classes which compose each ADS are located in the VEAR, in the Data & Information domain.  The Contractor shall ensure that all delivered applications and system solutions support:

- Interfacing with VA’s Master Person Index (MPI) (formerly the Master Veteran Index (MVI)) to provision identity attributes, if the solution relies on VA user identities.  MPI is the authoritative source for VA user identity data.

- Interfacing with Capital Asset Inventory (CAI) to conduct real property record management actions, if the solution relies on real property records data.  CAI is the authoritative source for VA real property record management data.

- Interfacing with electronic Contract Management System (eCMS) for access to contract, contract line item, purchase requisition, offering vendor, and solicitation information above the micro-purchase threshold, if the solution relies on procurement data.  ECMS is the authoritative source for VA procurement actions data.

- Interfacing with HRSmart Human Resources Information System to conduct personnel action processing, on-boarding, benefits management, and compensation management, if the solution relies on personnel data.  HRSmart is the authoritative source for VA personnel information data.

- Interfacing with VA Profile to access personal contact information, if the solution relies on VA Veteran personal contact information data.  VA Profile is the authoritative source for VA Veteran Personal Contact Data.

- Interfacing with VA/Department of Defense (DoD) Identity Repository (VADIR) for determining eligibility for VA benefits under Title 38, if the solution relies on qualifying active duty military service data.  VADIR is the authoritative source for qualifying active duty military service in VA.

- Interfacing with VA Systems Inventory (VASI) to access VA systems information, if the solution relies on VA system information. VASI is the authoritative source for VA Information Technology systems.

- Interfacing with Enterprise Mission Assurance Support Service (eMASS) to access the Authority to Operate (ATO) status of all VA Information Systems. eMASS contains the official Authority to Operate (ATO) status of all VA Information Systems.

### SOCIAL SECURITY NUMBER (SSN) REDUCTION

The Contractor solution shall support the Social Security Number (SSN) Fraud Prevention Act (FPA) of 2017 which prohibits the inclusion of SSNs on any document sent by mail.  The Contractor support shall also be performed in accordance with Section 240 of the Consolidated Appropriations Act (CAA) 2018, enacted March 23, 2018, which mandates VA to discontinue using SSNs to identify individuals in all VA information systems as the Primary Identifier.  The Contractor shall ensure that any new IT solution discontinues the use of SSN as the Primary Identifier to replace the SSN with the ICN in all VA information systems for all individuals.  The Contractor shall ensure that all Contractor delivered applications and systems integrate with the VA MPI for identity traits to include the use of the ICN as the Primary Identifier. The Contractor solution may only use a Social Security Number to identify an individual in an information system if and only if the use of such number is required to obtain information VA requires from an information system that is not under the jurisdiction of VA.

### SOFTWARE AND LICENSING REQUIREMENTS

The Contractor shall be responsible for the provision of all software licenses and any associated licensing maintenance required for any development, delivery, integration, operation, and/or maintenance associated with its proposed application(s), software products, software solution, and/or system including, but not limited to, any and all application(s), software and/or software products that comprise, are a part of, or integrate with the Contractor’s proposed application(s), software products, software solution, and/or system for the life of any resulting contract.

## SECURITY AND PRIVACY REQUIREMENTS

It has been determined that protected health information may be disclosed or accessed and a signed Business Associate Agreement (BAA) shall be required.  The Contractor shall adhere to the requirements set forth within the BAA, referenced in Section D of the contract, and shall comply with VA Directive 6066.

### POSITION/TASK RISK DESIGNATION LEVEL(S)

In accordance with VA Handbook 0710, Personnel Security and Suitability Program, the position sensitivity and the level of background investigation commensurate with the required level of access for the following tasks within the PWS are:

# Position Sensitivity and Background Investigation Requirements by Task

| Task Number | Tier1 / Low Risk | Tier 2 / Moderate Risk | Tier 4 / High Risk |
| --- | --- | --- | --- |
| 5.1 | ☐ | ☒ | ☐ |
| 5.2 | ☐ | ☒ | ☐ |
| 5.3 | ☐ | ☒ | ☐ |
| 5.4 | ☐ | ☒ | ☐ |
| 5.5 | ☐ | ☒ | ☐ |
| 5.6 | ☐ | ☒ | ☐ |
| 5.7 | ☐ | ☒ | ☐ |
| 5.8 | ☐ | ☒ | ☐ |
| 5.9 | ☐ | ☒ | ☐ |
| 5.10 | ☐ | ☒ | ☐ |
| 5.11 | ☐ | ☒ | ☐ |
| 5.12 | ☐ | ☒ | ☐ |
| 5.13 | ☐ | ☒ | ☐ |
| 5.14 | ☐ | ☒ | ☐ |
| 5.15 | ☐ | ☒ | ☐ |
| 5.16 | ☐ | ☒ | ☐ |
| 5.17 | ☐ | ☒ | ☐ |
| 5.18 | ☐ | ☒ | ☐ |
| 5.19 | ☐ | ☒ | ☐ |

The Tasks identified above and the resulting Position Sensitivity and Background Investigation requirements identify, in effect, the Background Investigation requirements for Contractor individuals, based upon the tasks the particular Contractor individual will be working.  The submitted Contractor Staff Roster must indicate the required Background Investigation Level for each Contractor individual based upon the tasks the Contractor individual will be working, in accordance with their submitted proposal.

### CONTRACTOR PERSONNEL SECURITY REQUIREMENTS

Contractor Responsibilities:

- The Contractor shall prescreen all personnel requiring access to the computer systems to ensure they maintain the appropriate Background Investigation, and are able to read, write, speak, and understand the English language.

Within 3 business days after award, the Contractor shall provide a roster of Contractor and Subcontractor employees to the COR to begin their background investigations in accordance with the PAL template artifact.  The Contractor Staff Roster shall contain the Contractor’s Full Name, Date of Birth, Place of Birth, individual background investigation level requirement (based upon Section 6.2 Tasks), etc.  The Contractor shall submit full Social Security Numbers either within the Contractor Staff Roster or under separate cover to the COR.  The Contractor Staff Roster shall be updated and provided to VA within 1 day of any changes in employee status, training certification completion status, Background Investigation level status, additions/removal of employees, etc. throughout the Period of Performance.  The Contractor Staff Roster shall remain a historical document indicating all past information and the Contractor shall indicate in the Comment field, employees no longer supporting this contract.  The preferred method to send the Contractor Staff Roster or Social Security Number is by encrypted e-mail. If unable to send encrypted e-mail, other methods which comply with FIPS 140-2 (or its successor) are to encrypt the file, use a secure fax, or use a traceable mail service. (Note that by September 22, 2026, all FIPS 140-2 certificate validations will be placed on the Historical List. See FIPS Transition Effort Timeline for more details:  https://csrc.nist.gov/projects/fips-140-3-transition-effort#schedule)

- The Contractor should coordinate with the location of the nearest VA fingerprinting office through the COR.  Only electronic fingerprints are authorized.  The Contractor shall bring their completed Security and Investigations Center (SIC) Fingerprint request form with them (see paragraph d.4. below) when getting fingerprints taken.

- The Contractor shall ensure the following required forms are submitted to the COR within 5 days after contract award:

- Optional Form 306

- Self-Certification of Continuous Service

- VA Form 0710

- Completed SIC Fingerprint Request Form

The Contractor personnel shall submit all required information related to their background investigations (completion of the investigation documents (SF85, SF85P, or SF 86) utilizing the Office of Personnel Management’s (OPM) Electronic Questionnaire for Investigations Processing (e-QIP) after receiving an email notification from the SIC.

The Contractor employee shall certify and release the e-QIP document, print, and sign the signature pages, and send them encrypted to the COR for electronic submission to the SIC.  These documents shall be submitted to the COR within 3 business days of receipt of the e-QIP notification email.  (Note:  OPM is moving towards a “click to sign” process.  If click to sign is used, the Contractor employee should notify the COR within 3 business days that documents were signed via e-QIP).

- The Contractor shall be responsible for the actions of all personnel provided to work for VA under this contract.  In the event that damages arise from work performed by Contractor provided personnel, under the auspices of this contract, the Contractor shall be responsible for all resources necessary to remedy the incident.

- A Contractor may be granted unescorted access to VA facilities and/or access to VA Information Technology resources (network and/or protected data) with a favorably adjudicated Special Agreement Check (SAC), completed training delineated in VA Handbook 6500.6 (Appendix C, Section 4), signed “Contractor Rules of Behavior”, and with a valid, operational Personal Identity Verification (PIV) credential for PIV-only logical access to VA’s network.  A PIV card credential can be issued once your SAC has been favorably adjudicated and your background investigation has been scheduled by OPM.  However, the Contractor will be responsible for the actions of the Contractor personnel they provide to perform work for VA.  The investigative history for Contractor personnel working under this contract must be maintained in the database of OPM.

- The Contractor, when notified of an unfavorably adjudicated background investigation on a Contractor employee as determined by the Government, shall withdraw the employee from consideration in working under the contract.

Failure to comply with the Contractor personnel security investigative requirements may result in loss of physical and/or logical access to VA facilities and systems by Contractor and Subcontractor employees and/or termination of the contract for default.

PIV Credential Holders must follow all HSPD-12 policies and procedures as well as use and protect their assigned identity credentials in accordance with VA policies and procedures, displaying their badges at all times, and returning the identity credentials upon termination of their relationship with VA.

Deliverable:

- Contractor Staff Roster

## METHOD AND DISTRIBUTION OF DELIVERABLES

The Contractor shall deliver documentation in electronic format, unless otherwise directed in Section B of the solicitation/contract.  Acceptable electronic media include:  Microsoft 365 suite, MS Word, MS Excel, MS PowerPoint, MS Project, MS Access, MS Visio, AutoCAD, and Adobe Postscript Data Format (PDF).

## PERFORMANCE METRICS

The table below defines the Performance Standards and Acceptable Levels of Performance associated with this effort.

| Performance Objective | Performance Standard | Acceptable Levels of Performance |
| --- | --- | --- |
| - Technical / Quality of Product or Service | - Demonstrates understanding of requirements - Efficient and effective in meeting requirements - Meets technical needs and mission requirements - Provides quality services/products - Incorporates “ease of use” Human Centered Design principles in any software developed. | Satisfactory or higher |
| - Project Milestones and Schedule | - Established milestones and project dates are met - Products completed, reviewed, delivered in accordance with the established schedule - Notifies customer in advance of potential problems | Satisfactory or higher |
| - Cost & Staffing | - Currency of expertise and staffing levels appropriate to perform tasks required - Personnel possess necessary knowledge, skills, and abilities to perform tasks | Satisfactory or higher |
| - Management | - Integration and coordination of all activities to execute effort | Satisfactory or higher |

The COR will utilize a Quality Assurance Surveillance Plan (QASP) throughout the life of the contract to ensure that the Contractor is performing the services required by this PWS in an acceptable level of performance.  The Government reserves the right to alter or change the surveillance methods in the QASP at its own discretion.  A Performance Based Service Assessment will be used by the COR in accordance with the QASP to assess Contractor performance.

## FACILITY/RESOURCE PROVISIONS

The Government will provide office space, telephone service and system access when authorized contract staff work at a Government location as required in order to accomplish the Tasks associated with this PWS.  All procedural guides, reference materials, and program documentation for the project and other Government applications will also be provided on an as-needed basis.

The Contractor shall request other Government documentation deemed pertinent to the work accomplishment directly from the Government officials with whom the Contractor has contact.  The Contractor shall consider the COR as the final source for needed Government documentation when the Contractor fails to secure the documents by other means.  The Contractor is expected to use common knowledge and resourcefulness in securing all other reference materials, standard industry publications, and related materials that are pertinent to the work.

VA may provide remote access to VA specific systems/network in accordance with VA Handbook 6500, which requires the use of a VA approved method to connect external equipment/systems to VA’s network.  Citrix Access Gateway (CAG) and now the Azure Virtual Desktop (AVD) (as VA is currently transitioning from CAG to the AVD), are the current and only VA approved methods for remote access users when using or manipulating VA information for official VA Business.  VA permits CAG remote access through approved Personally Owned Equipment (POE) and Other Equipment (OE) provided the equipment meets all applicable 6500 Handbook requirements for POE/OE.  All of the security controls required for Government furnished equipment (GFE) must be utilized in approved POE or OE.   The Contractor shall provide proof to the COR for review and approval that their POE or OE meets the VA Handbook 6500 requirements and VA Handbook 6500.6 Appendix C, herein incorporated as Addendum B, before use. CAG authorized users shall not be permitted to copy, print, or save any VA information accessed via CAG at any time.  VA prohibits remote access to VA’s network from non-North Atlantic Treaty Organization (NATO) countries.   The exception to this are countries where VA has approved operations established (e.g. Philippines and South Korea).  Exceptions are determined by the COR in coordination with the Information System Security Officer (ISSO) and Privacy Officer (PO).

This remote access may provide access to VA specific software such as Veterans Health Information System and Technology Architecture (VistA), ClearQuest, PAL, Primavera, and Remedy, including appropriate seat management and user licenses, depending upon the level of access granted.  The Contractor shall utilize government-provided software development and test accounts, documents, and requirements repositories, etc. as required for the development, storage, maintenance, and delivery of products within the scope of this effort.  All VA sensitive information shall be protected at all times in accordance with VA Handbook 6500, local security field office System Security Plans (SSP’s) and Authority to Operate (ATO)’s for all systems/LAN’s accessed while performing the tasks detailed in this PWS.  The Contractor shall ensure all work is performed in countries deemed not to pose a significant security risk.  For detailed Security and Privacy Requirements (additional requirements of the contract consolidated into an addendum for easy reference) refer to ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED and ADDENDUM B - VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE.

## GOVERNMENT FURNISHED PROPERTY

The Government has multiple remote access solutions available to include CAG, AVD, Site-to-Site Virtual Private Network (VPN), and RESCUE VPN.

The Government’s issuance of Government Furnished Equipment (GFE) is limited to Contractor personnel requiring direct access to the network to: development environments; install, configure and run Technical Reference Model (TRM) approved software and tools (e.g., Oracle, Fortify, Eclipse, SoapUI, WebLogic, LoadRunner); upload/download/ manipulate code, run scripts, and apply patches; configure and change system settings; check logs, troubleshoot/debug, and test/QA.

When necessary, the Government will furnish desktops or laptops, for use by the Contractor to access VA networks, systems, or applications to meet the requirements of this PWS. The overarching goal is to determine the most cost-effective approach to providing needed access to the VA environment coupled with the need to ensure proper Change Management principles are followed. Contractor personnel shall adhere to all VA system access requirements for on-site and remote users in accordance with VA standards, local security regulations, policies, and rules of behavior. GFE shall be approved by the COR and Program Manager on a case-by-case basis prior to issuance.

Based upon the Government assessment of remote access solutions and requirements of this effort, the Government estimates that the following GFE will be required by this effort:

- Cell Phones (amount TBD)

The Government will not provide IT accessories including but not limited to Mobile Wi-Fi hotspots/wireless access points, additional or specialized keyboards or mice, laptop bags, extra charging cables, extra Personal Identity Verification card readers, peripheral devices, or additional Random Access Memory (RAM). The Contractor is responsible for providing these types of IT accessories in support of this effort as necessary and any VA installation required for these IT accessories shall be coordinated with the COR.

Additionally, the Contractor shall provide a status of all reportable GFE as part of the Weekly Status Report as required by PWS paragraph 5.1.  For purposes of this report, reportable GFE includes equipment that is furnished by the Government as tangible “personal” property which the Contractor takes possession of, physically leaves a Government facility, and needs to be returned the end of Contractor performance.  The following information shall be provided for each piece of GFE:

- Name of Contractor employee assigned to the GFE

- Type of Equipment (Make and Model)

- Tracking Number/Serial Number

- VA Bar Code

- Location

- Value

- Total Value of Equipment

- Anticipated Transfer Date to Government

- Anticipated Transfer Location

# ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED

Cyber and Information Security Requirements for VA IT Services

The Contractor shall ensure adequate LAN/Internet, data, information, and system security in accordance with VA standard operating procedures and standard PWS language, conditions, laws, and regulations.  The Contractor’s firewall and web server shall meet or exceed VA minimum requirements for security.  All VA data shall be protected behind an approved firewall.  Any security violations or attempted violations shall be reported to the VA Program Manager and VA Information Security Officer as soon as possible.  The Contractor shall follow all applicable VA policies and procedures governing information security, especially those that pertain to assessment and authorization and continuous monitoring.

Contractor supplied equipment, PCs of all types, equipment with hard drives, etc. for contract services must meet all security requirements that apply to Government Furnished Equipment (GFE) and Government Owned Equipment (GOE).  Security Requirements include:  a) VA Approved Encryption Software must be installed on all laptops or mobile devices before being placed into operation, b) Bluetooth equipped devices are prohibited within VA; Bluetooth must be permanently disabled or removed from the device, unless the connection uses FIPS 140-2 (or its successor) validated encryption, c) VA approved anti-virus and firewall software, d) Equipment must meet all VA sanitization requirements and procedures before disposal.  The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems.

Each documented initiative under this contract incorporates VA Handbook 6500.6, “Contract Security,” March 12, 2010 (Appendix C updated April 22, 2024) by reference as though fully set forth therein.  The VA Handbook 6500.6, “Contract Security” shall also be included in every related agreement, contract, or order.  The VA Handbook 6500.6, Appendix C, is included in this document as Addendum B.

Training requirements:  The Contractor shall complete all mandatory training courses on the current VA training site, the VA Talent Management System (TMS) 2.0, and will be tracked therein.  The TMS 2.0 may be accessed at https://www.tms.va.gov/SecureAuth35/.  If you do not have a TMS 2.0 profile, go to

https://www.tms.va.gov/SecureAuth35/ and click on the “Create New User” link on the TMS 2.0 to gain access.

Contractor employees shall complete a VA Systems Access Agreement if they are provided access privileges as an authorized user of the computer system of VA.

VA Enterprise Architecture Compliance

The applications, supplies, and services furnished under this contract must comply with VA Enterprise Architecture (EA), available at http://www.ea.oit.va.gov/index.asp in force at the time of issuance of this contract, including the Program Management Plan and VA's rules, standards, and guidelines in the Technical Reference Model/Standards Profile (TRMSP).  VA reserves the right to assess contract deliverables for EA compliance prior to acceptance.

VA Internet and Intranet Standards

The Contractor shall adhere to and comply with VA Directive 6102 and VA’s Web Governance if the Contractor’s work includes building and maintaining VA’s digital presence.  This pertains, but is not limited to: websites, social media, creating announcements; collecting information; databases to be accessed, graphics and links to external sites.

Internet/Intranet Services Directive 6102 is posted at (copy and paste the following URL to browser):  https://www.va.gov/vapubs/viewPublication.asp?Pub_ID=1056&FType=2

VA Web Governance website can be found at Home - VA Web Governance.

Notice of the Federal Accessibility Law Affecting All Information and Communication Technology (ICT) Procurements (Section 508)

On January 18, 2017, the Access Board issued a final rule that updated accessibility requirements covered by Section 508 and refreshed guidelines for telecommunications equipment subject to Section 255 of the Communications Act.  The final rule went into effect on January 18, 2018.  The revisions and updates to the Section 508-based standards and Section 255-based guidelines are intended to ensure that information and communication technology (ICT) covered by the respective statutes is accessible to and usable by individuals with disabilities.

Section 508 – Information and Communication Technology (ICT) Standards

The Section 508 standards established by the Access Board are incorporated into, and made part of all VA orders, solicitations and purchase orders developed to procure ICT.  These standards are found in their entirety at: Revised 508 Standards and 255 Guidelines (access-board.gov).  A single PDF file version of the Revised Section 508 Standards and 255 Guidelines will be supplied upon request, or can be obtained from the Access Board website.  Federal agencies must comply with the Rehabilitation Act of 1973, as amended.

The Contractor shall comply with “508 Chapter 2: Scoping Requirements” for all electronic ICT and content delivered under this contract. Specifically, as appropriate for the technology and its functionality, the Contractor shall comply with the technical standards marked here:

☒	E205 Electronic Content – (Accessibility Standard -WCAG 2.0 Level A and AA Guidelines)

☒	E204 Functional Performance Criteria

☒	E206 Hardware Requirements

☒	E207 Software Requirements

☒	E208 Support Documentation and Services Requirements

Compatibility with Assistive Technology

The standards do not require installation of specific accessibility-related software or attachment of an assistive technology device.  Section 508 requires that ICT be compatible with such software and devices so that ICT can be accessible to and usable by individuals using assistive technology, including but not limited to screen readers, screen magnifiers, and speech recognition software.

Acceptance and Acceptance Testing

Deliverables resulting from this solicitation will be accepted based in part on satisfaction of the Section 508 Chapter 2:  Scoping Requirements standards identified above.

The Government reserves the right to test for Section 508 Compliance before delivery.  The Contractor shall be able to demonstrate Section 508 Compliance upon delivery.

Physical Security & Safety Requirements:

The Contractor and their personnel shall follow all VA policies, standard operating procedures, applicable laws and regulations while on VA property.  Violations of VA regulations and policies may result in citation and disciplinary measures for persons violating the law.

- The Contractor and their personnel shall wear visible identification at all times while they are on the premises.

- VA does not provide parking spaces at the work site; the Contractor must obtain parking at the work site if needed.  It is the responsibility of the Contractor to park in the appropriate designated parking areas.  VA will not invalidate or make reimbursement for parking violations of the Contractor under any conditions.

- Smoking is prohibited inside/outside any building other than the designated smoking areas.

- Possession of weapons is prohibited.

- The Contractor shall obtain all necessary licenses and/or permits required to perform the work, with the exception of software licenses that need to be procured from a Contractor or vendor in accordance with the requirements document.  The Contractor shall take all reasonable precautions necessary to protect persons and property from injury or damage during the performance of this contract.

Confidentiality and Non-Disclosure

The Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations.

The Contractor may have access to Protected Health Information (PHI) and Electronic Protected Health Information (ePHI) that is subject to protection under the regulations issued by the Department of Health and Human Services, as mandated by the Health Insurance Portability and Accountability Act of 1996 (HIPAA); 45 CFR Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 CFR Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”).  Pursuant to the Privacy and Security Rules, the Contractor must agree in writing to certain mandatory provisions regarding the use and disclosure of PHI and ePHI.

- The Contractor will have access to some privileged and confidential materials of VA.  These printed and electronic documents are for internal use only, are not to be copied or released without permission, and remain the sole property of VA.  Some of these materials are protected by the Privacy Act of 1974 (revised by PL 93-5791) and Title 38.  Unauthorized disclosure of Privacy Act or Title 38 covered materials is a criminal offense.

- The VA CO will be the sole authorized official to release in writing, any data, draft deliverables, final deliverables, or any other written or printed materials pertaining to this contract. The Contractor shall release no information.  Any request for information relating to this contract presented to the Contractor shall be submitted to the VA CO for response.

- Contractor personnel recognize that in the performance of this effort, Contractor personnel may receive or have access to sensitive information, including information provided on a proprietary basis by carriers, equipment manufacturers and other private or public entities.  Contractor personnel agree to safeguard such information and use the information exclusively in the performance of this contract.  Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations as enumerated in this section and elsewhere in this Contract and its subparts and appendices.

- Contractor shall limit access to the minimum number of personnel necessary for contract performance for all information considered sensitive or proprietary in nature.  If the Contractor is uncertain of the sensitivity of any information obtained during the performance this contract, the Contractor has a responsibility to ask the VA CO.

- Contractor shall train all of their employees involved in the performance of this contract on their roles and responsibilities for proper handling and nondisclosure of sensitive VA or proprietary information.  Contractor personnel shall not engage in any other action, venture or employment wherein sensitive information shall be used for the profit of any party other than those furnishing the information. The sensitive information transferred, generated, transmitted, or stored herein is for VA benefit and ownership alone.

- Contractor shall maintain physical security at all facilities housing the activities performed under this contract, including any Contractor facilities according to VA-approved guidelines and directives.  The Contractor shall ensure that security procedures are defined and enforced to ensure all personnel who are provided access to patient data must comply with published procedures to protect the privacy and confidentiality of such information as required by VA.

- Contractor must adhere to the following:

- The use of “thumb drives” or any other medium for transport of information is expressly prohibited.

- Controlled access to system and security software and documentation.

- Recording, monitoring, and control of passwords and privileges.

- All terminated personnel are denied physical and electronic access to all data, program listings, data processing equipment and systems.

- VA, as well as any Contractor (or Subcontractor) systems used to support development, provide the capability to cancel immediately all access privileges and authorizations upon employee termination.

- Contractor PM and VA PM are informed within twenty-four (24) hours of any employee termination.

- Acquisition sensitive information shall be marked "Acquisition Sensitive" and shall be handled as "For Official Use Only (FOUO)".

- Contractor does not require access to classified data.

- Regulatory standard of conduct governs all personnel directly and indirectly involved in procurements.  All personnel engaged in procurement and related activities shall conduct business in a manner above reproach and, except as authorized by statute or regulation, with complete impartiality and with preferential treatment for none.  The general rule is to strictly avoid any conflict of interest or even the appearance of a conflict of interest in VA/Contractor relationships.

- VA Form 0752 shall be completed by all Contractor employees working on this contract and shall be provided to the CO before any work is performed.  In the case that Contractor personnel are replaced in the future, their replacements shall complete VA Form 0752 prior to beginning work.

Information Technology Using Sustainable Products and Services

The Contractor shall comply with Sections 524 and Sections 525 of the Energy Independence and Security Act of 2007; Section 104 of the Energy Policy Act of 2005; Executive Order 13221, “Energy-Efficient Standby Power Devices,” dated August 2, 2001; and the Federal Acquisition Regulation (FAR) to provide ENERGY STAR®, Federal Energy Management Program (FEMP) designated, and products and services that meet EPA Recommendations of Specifications, Standards, and Ecolabels in effect as of October 2023 (e.g. Electronic Product Environmental Assessment Tool (EPEAT) registered products) in providing information technology products and/or services. The Green Procurement Compilation (GPC) website available at Green Procurement Compilation - GSA Sustainable Facilities Tool (sftool.gov) provides a comprehensive list of sustainable products and services and sustainable acquisition guidance.

The Contractor shall provide products that meet the definition of sustainable products and services if the products are delivered to the Government; furnished by the Contractor for use by the Government, incorporated into the construction of a public building or public work, or acquired by the Contractor for use in performing services under a Government contract where the cost of the products is a direct cost to a Government contract (versus costs which are normally applied to a contractor's general and administrative expenses or indirect costs).

Specifically, the Contractor shall provide sustainable products under this contract in accordance with FAR 52.223-23.  The applicable products with their associated certification, designation, and/or ecolabel (e.g. Energy Star, FEMP, and/or EPEAT) are identified within the product specifications in this PWS.  The Contractor shall ensure proposed products meet the certification(s) / designation(s) / ecolabel(s) specified at the time of submission of proposals and at the time of award.

# ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE

NOTE: In the event of a conflict, VAAR Security Clauses take precedence over the language in this Addendum B.

APPLICABLE SECTIONS FROM: VA NOTICE 24-12, APRIL 22, 2024, UPDATE TO VA HANDBOOK 6500.6, CONTRACT SECURITY, APPENDIX C VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE, FOR INCLUSION INTO CONTRACTS, AS APPROPRIATE

GENERAL

This entire section applies to all acquisitions requiring any Information Security and Privacy language. Contractors, contractor personnel, Subcontractors and subcontractor personnel will be subject to the same federal laws, regulations, standards, VA directives and handbooks, as VA personnel regarding information and information system security and privacy.

VA INFORMATION CUSTODIAL LANGUAGE

- The Government shall receive unlimited rights to data/intellectual property first produced and delivered in the performance of this contract or order (hereinafter “contract”) unless expressly stated otherwise in this contract. This includes all rights to source code and all documentation created in support thereof. The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General. The primary clause used to define computer software license (not data/intellectual property first produced under this Contractor or order) is FAR 52.227-19, Commercial Computer Software License.

- Information made available to the Contractor by VA for the performance or administration of this contract will be used only for the purposes specified in the service agreement, SOW, PWS, PD, and/or contract. The Contractor shall not use VA information in any other manner without prior written approval from a VA Contracting Officer (CO). The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General.

- VA information will not be co-mingled with any other data on the Contractor’s information systems or media storage systems. The Contractor shall ensure compliance with Federal and VA requirements related to data protection, data encryption, physical data segregation, logical data segregation, classification requirements and media sanitization.

- VA reserves the right to conduct scheduled or unscheduled audits, assessments, or investigations of Contractor Information Technology (IT) resources to ensure information security is compliant with Federal and VA requirements. The Contractor shall provide all necessary access to records (including electronic and documentary materials related to the contracts and subcontracts) and support (including access to Contractor and Subcontractor staff associated with the contract) to VA, VA's Office Inspector General (OIG), and/or Government Accountability Office (GAO) staff during periodic control assessments, audits, or investigations.

- The Contractor may only use VA information within the terms of the contract and applicable Federal law, regulations, and VA policies. If new Federal information security laws, regulations or VA policies become applicable after execution of the contract, the parties agree to negotiate contract modification and adjustment necessary to implement the new laws, regulations, and/or policies.

- The Contractor shall not make copies of VA information except as specifically authorized and necessary to perform the terms of the contract. If copies are made for restoration purposes, after the restoration is complete, the copies shall be destroyed in accordance with VA Directive 6500, VA Cybersecurity Program and VA Information Security Knowledge Service.

- If a Veterans Health Administration (VHA) contract is terminated for default or cause with a business associate, the related local Business Associate Agreement (BAA) shall also be terminated and actions taken in accordance with VHA Directive 1605.05, Business Associate Agreements. If there is an executed national BAA associated with the contract, VA will determine what actions are appropriate and notify the contractor.

- The Contractor shall store and transmit VA sensitive information in an encrypted form, using VA-approved encryption tools which are, at a minimum, Federal Information Processing Standards (FIPS) 140-2, Security Requirements for Cryptographic Modules (or its successor) validated and in conformance with VA Information Security Knowledge Service requirements. The Contractor shall transmit VA sensitive information using VA approved Transport Layer Security (TLS) configured with FIPS based cipher suites in conformance with National Institute of Standards and Technology (NIST) 800-52, Guidelines for the Selection, Configuration and Use of Transport Layer Security (TLS) Implementations.

- The Contractor’s firewall and web services security controls, as applicable, shall meet or exceed VA’s minimum requirements.

- Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the Contractor may use and disclose VA information only in two situations: (i) in response to a qualifying order of a court of competent jurisdiction after notification to VA CO (ii) with written approval from the VA CO. The Contractor shall refer all requests for, demands for production of or inquiries about, VA information and information systems to the VA CO for response.

- Notwithstanding the provision above, the Contractor shall not release VA records protected by Title 38 U.S.C. § 5705, Confidentiality of medical quality-assurance records and/or Title 38 U.S.C. § 7332, Confidentiality of certain medical records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse or infection with Human Immunodeficiency Virus (HIV). If the Contractor is in receipt of a court order or other requests for the above-mentioned information, the Contractor shall immediately refer such court order or other requests to the VA CO for response.

- Information made available to the Contractor by VA for the performance or administration of this contract or information developed by the Contractor in performance or administration of the contract will be protected and secured in accordance with VA Directive 6500 and Identity and Access Management (IAM) Security processes specified in the VA Information Security Knowledge Service.

- Any data destruction done on behalf of VA by a Contractor shall be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management, VA Handbook 6300.1, Records Management Procedures, and applicable VA Records Control Schedules.

- The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Directive 6500 and NIST 800-88, Guidelines for Media Sanitization prior to termination or completion of this contract. If directed by the COR/CO, the Contractor shall return all Federal Records to VA for disposition.

- Any media, such as paper, magnetic tape, magnetic disks, solid state devices or optical discs that is used to store, process, or access VA information that cannot be destroyed shall be returned to VA. The Contractor shall hold the appropriate material until otherwise directed by the Contracting Officer’s Representative (COR) or CO. Items shall be returned securely via VA-approved methods. VA sensitive information must be transmitted utilizing VA-approved encryption tools which are validated under FIPS 140-2 (or its successor) and NIST 800-52. If mailed, the Contractor shall send via a trackable method (USPS, UPS, FedEx, etc.) and immediately provide the COR/CO with the tracking information. Self-certification by the Contractor that the data destruction requirements above have been met shall be sent to the COR/CO within 30 business days of termination of the contract.

- All electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) used to store, process or access VA information will not be returned to the Contractor at the end of lease, loan, or trade-in. Exceptions to this paragraph will only be granted with the written approval of the VA CO.

ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

- A Contractor/Subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees and subcontractors only to the extent necessary to perform the services specified in the solicitation or contract. This includes indirect entities, both affiliate of Contractor/Subcontractor and agent of Contractor/Subcontractor.

- Contractors and subcontractors shall sign the VA Information Security Rule of Behavior (ROB) before access is provided to VA information and information systems (see Section 4, Training, below). The ROB contains the minimum user compliance requirements and does not supersede any policies of VA facilities or other agency components which provide higher levels of protection to VA’s information or information systems. Users who require privileged access shall complete the VA elevated privilege access request processes before privileged access is granted.

- All Contractors and Subcontractors working with VA information are subject to the same security investigative and clearance requirements as those of VA appointees or employees who have access to the same types of information. The level and process of background security investigations for contractors shall be in accordance with VA Directive and Handbook 0710, Personnel Suitability and Security Program. The Office of Human Resources and Administration/Operations, Security and Preparedness (HRA/OSP) is responsible for these policies and procedures. Contract personnel who require access to classified information or information systems shall have an appropriate security clearance. Verification of a Security Clearance shall be processed through the Special Security Officer located in HRA/OSP. Contractors shall conform to all requirements stated in the National Industrial Security Program Operating Manual (NISPOM).

- All Contractors and subcontractors shall comply with conditions specified in VAAR 852.204-71(d); Contractor operations required to be in United States. All Contractors and Subcontractors working with VA information must be permanently located within a jurisdiction subject to the law of the United States or its Territories to the maximum extent feasible. If services are proposed to be performed abroad the Contractor must state where all non-U.S. services are provided. The Contractor shall deliver to VA a detailed plan specifically addressing communications, personnel control, data protection and potential legal issues. The plan shall be approved by the COR/CO in writing prior to access being granted.

- The Contractor shall notify the COR/CO in writing immediately (no later than 24 hours) after personnel separation or occurrence of other causes. Causes may include the following:

  - Contractor/Subcontractor personnel no longer has a need for access to VA information or VA information systems.

  - Contractor/Subcontractor personnel are terminated, suspended, or otherwise has their work on a VA project discontinued for any reason.

  - Contractor believes their own personnel or Subcontractor personnel may pose a threat to their company’s working environment or to any company-owned property. This includes Contractor-owned assets, buildings, confidential data, customers, employees, networks, systems, trade secrets and/or VA data.

  - Any previously undisclosed changes to Contractor/Subcontractor background history are brought to light, including but not limited to changes to background investigation or employee record.

  - Contractor/Subcontractor personnel have their authorization to work in the United States revoked.

  - Agreement by which Contractor provides products and services to VA has either been fulfilled or terminated, such that VA can cut off electronic and/or physical access for Contractor personnel.

- In such cases of contract fulfillment, termination, or other causes; the Contractor shall take the necessary measures to immediately revoke access to VA network, property, information, and information systems (logical and physical) by Contractor/Subcontractor personnel. These measures include (but are not limited to): removing and then securing Personal Identity Verification (PIV) badges and PIV – Interoperable (PIV-I) access badges, VA-issued photo badges, credentials for VA facilities and devices, VA-issued laptops, and authentication tokens. Contractors shall notify the appropriate VA COR/CO immediately to initiate access removal.

- Contractors/Subcontractors who no longer require VA accesses will return VA-issued property to VA. This property includes (but is not limited to): documents, electronic equipment, keys, and parking passes. PIV and PIV-I access badges shall be returned to the nearest VA PIV Badge Issuance Office. Once they have had access to VA information, information systems, networks and VA property in their possessions removed, Contractors shall notify the appropriate VA COR/CO.

TRAINING

- All contractors and subcontractors requiring access to VA information and VA information systems shall successfully complete the following before being granted access to VA information and its systems:

  - VA Privacy and Information Security Awareness and Rules of Behavior course (Talent Management System (TMS) #10176) initially and annually thereafter.

  - Sign and acknowledge (electronically through TMS #10176) understanding of and responsibilities for compliance with the Organizational Rules of Behavior, relating to access to VA information and information systems initially and annually thereafter; and

  - Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system or information access [to be defined by the VA program official and provided to the VA CO for inclusion in the solicitation document – i.e., any role-based information security training].

- The Contractor shall provide to the COR/CO a copy of the training certificates and certification of signing the Organizational Rules of Behavior for each applicable employee within five days of the initiation of the contract and annually thereafter, as required.

- Failure to complete the mandatory annual training is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the required training is complete.

SECURITY INCIDENT INVESTIGATION

- The Contractor, Subcontractor, their employees, or business associates shall immediately (within one hour) report suspected security / privacy incidents to the VA OIT’s Enterprise Service Desk (ESD) by calling (855) 673-4357 (TTY: 711). The ESD is OIT’s 24/7/365 single point of contact for IT-related issues. After reporting to the ESD, the Contractor, Subcontractor, their employees, or business associates shall, within one hour, provide the COR/CO the incident number received from the ESD.

- To the extent known by the Contractor/Subcontractor, the Contractor/Subcontractor's notice to VA shall identify the information involved and the circumstances surrounding the incident, including the following:

  - The date and time (or approximation of) the Security Incident occurred.

  - The names of individuals involved (when applicable).

  - The physical and logical (if applicable) location of the incident.

  - Why the Security Incident took place (i.e., catalyst for the failure).

  - The amount of data belonging to VA believed to have been compromised.

  - The remediation measures the Contractor is taking to ensure no future incidents of a similar nature.

- After the Contractor has provided the initial detailed incident summary to VA, they will continue to provide written updates on any new and relevant circumstances or facts they discover. The Contractor, Subcontractor, and their employes shall fully cooperate with VA or third-party entity performing an independent risk analysis on behalf of VA. Failure to cooperate may be deemed a material breach and grounds for contract termination.

- VA IT Contractors shall follow VA Handbook 6500, Risk Management Framework for VA Information Systems VA Information Security Program, and VA Information Security Knowledge Service guidance for implementing an Incident Response Plan or integrating with an existing VA implementation.

- In instances of theft or break-in or other criminal activity, the Contractor/Subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG, and the VA Office of Security and Law Enforcement. The Contractor, its employees, and its Subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident. The Contractor/Subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

- The Contractor shall comply with VA Handbook 6500.2, Management of Breaches Involving Sensitive Personal Information, which establishes the breach management policies and assigns responsibilities for the oversight, management and reporting procedures associated with managing of breaches.

- With respect to unsecured Protected Health Information (PHI), the Contractor is deemed to have discovered a data breach when the Contractor knew or should have known of breach of such information. When a business associate is part of VHA contract, notification to the covered entity (VHA) shall be made in accordance with the executed BAA.

- If the Contractor or any of its agents fails to protect VA sensitive personal information or otherwise engages in conduct which results in a data breach involving any VA sensitive personal information the Contractor/Subcontractor processes or maintains under the contract; the Contractor shall pay liquidated damages to the VA as set forth in clause 852.211-76, Liquidated Damages—Reimbursement for Data Breach Costs.

INFORMATION SYSTEM DESIGN AND DEVELOPMENT

- Information systems designed or developed on behalf of VA at non-VA facilities shall comply with all applicable Federal law, regulations, and VA policies. This includes standards for the protection of electronic Protected Health Information (PHI), outlined in 45 C.F.R. Part 164, Subpart C and information and system security categorization level designations in accordance with FIPS 199, Standards for Security Categorization of Federal Information and Information Systems and FIPS 200, Minimum Security Requirements for Federal Information Systems. Baseline security controls shall be implemented commensurate with the FIPS 199 system security categorization (reference VA Handbook 6500 and VA Trusted Internet Connections (TIC) Architecture).

- Contracted new developments require creation, testing, evaluation, and authorization in compliance with VA Assessment and Authorization (A&A) processes in VA Handbook 6500 and VA Information Security Knowledge Service to obtain an Authority to Operate (ATO). VA Directive 6517, Risk Management Framework for Cloud Computing Services, provides the security and privacy requirements for cloud environments.

- VA IT Contractors, Subcontractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500, VA Handbook 6517, Risk Management Framework for Cloud Computing Services and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO to identify the VA organization responsible for governance or resolution. Contractors shall comply with FAR 39.1, specifically the prohibitions referenced.

- The Contractor (including producers and resellers) shall comply with Office of Management and Budget (OMB) M-22-18 and M-23-16 when using third-party software on VA information systems or otherwise affecting the VA information. This includes new software purchases and software renewals for software developed or modified by major version change after the issuance date of M-22-18 (September 14, 2022). The term “software” includes firmware, operating systems, applications and application services (e.g., cloud-based software), as well as products containing software. The Contractor shall provide a self-attestation that secure software development practices are utilized as outlined by Executive Order (EO)14028 and NIST Guidance. A third-party assessment provided by either a certified Federal Risk and Authorization Management Program (FedRAMP) Third Party Assessor Organization (3PAO) or one approved by the agency will be acceptable in lieu of a software producer's self-attestation.

- The Contractor shall ensure all delivered applications, systems and information systems are compliant with Homeland Security Presidential Directive (HSPD) 12 and VA Identity and Access management (IAM) enterprise identity management requirements as set forth in OMB M-19-17, M-05-24, FIPS 201-3, Personal Identity Verification (PIV) of Federal Employees and Contractors (or its successor), M-21-31 and supporting NIST guidance. This applies to Commercial Off-The-Shelf (COTS) product(s) that the Contractor did not develop, all software configurations and all customizations.

- The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with VA Handbook 6500, VA Information Security Knowledge Service, IAM enterprise requirements and NIST 800-63, Digital Identity Guidelines, for direct, assertion-based authentication and/or trust-based authentication, as determined by the design and integration patterns. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV and/or Common Access Card (CAC), as determined by the business need and compliance with VA Information Security Knowledge Service specifications.

- The Contractor shall use VA authorized technical security baseline configurations and certify to the COR that applications are fully functional and operate correctly as intended on systems in compliance with VA baselines prior to acceptance or connection into an authorized VA computing environment. If the Defense Information Systems Agency (DISA) has created a Security Technical Implementation Guide (STIG) for the technology, the Contractor may configure to comply with that STIG. If VA determines a new or updated VA configuration baseline needs to be created, the Contractor shall provide required technical support to develop the configuration settings. FAR 39.1 requires the population of operating systems and applications includes all listed on the NIST National Checklist Program Checklist Repository,

- The standard installation, operation, maintenance, updating and patching of software shall not alter the configuration settings from VA approved baseline configuration. Software developed for VA must be compatible with VA enterprise installer services and install to the default “program files” directory with silently install and uninstall. The Contractor shall perform testing of all updates and patching prior to implementation on VA systems.

- Applications designed for normal end users will run in the standard user context without elevated system administration privileges.

- The Contractor-delivered solutions shall reside on VA approved operating systems. Exceptions to this will only be granted with the written approval of the COR/CO.

- The Contractor shall design, develop, and implement security and privacy controls in accordance with the provisions of VA security system development life cycle outlined in NIST 800-37, Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy, VA Directive and Handbook 6500, and VA Handbook 6517.

- The Contractor shall comply with the Privacy Act of1974 (the Act), FAR 52.224-2 Privacy Act, and VA rules and regulations issued under the Act in the design, development, or operation of any system of records on individuals to accomplish a VA function.

- The Contractor shall ensure the security of all procured or developed information systems, systems, major applications, minor applications, enclaves and platform information technologies, including their subcomponents (hereinafter referred to as “Information Systems”) throughout the life of this contract and any extension, warranty, or maintenance periods. This includes security configurations, workarounds, patches, hotfixes, upgrades, replacements and any physical components which may be necessary to remediate all security vulnerabilities published or known to the Contractor anywhere in the information systems (including systems, operating systems, products, hardware, software, applications and firmware). The Contractor shall ensure security fixes do not negatively impact the Information Systems.

- When the Contractor is responsible for operations or maintenance of the systems, the Contractor shall apply the security fixes within the timeframe specified by the associated controls on the VA Information Security Knowledge Service. When security fixes involve installing third party patches (such as Microsoft OS patches or Adobe Acrobat), the Contractor shall provide written notice to the VA COR/CO that the patch has been validated as to not affecting the Systems within 10 business days.

INFORMATION SYSTEM HOSTING, OPERATION, MAINTENANCE OR USE

- The Contractor shall comply with all Federal laws, regulations, and VA policies for Information systems (cloud and non-cloud) that are hosted, operated, maintained, or used on behalf of VA at non-VA facilities. Security controls for collecting, processing, transmitting, and storing of VA sensitive information, must be in place. The controls will be tested by VA or a VA sanctioned 3PAO and approved by VA prior to hosting, operation, maintenance or use of the information system or systems by or on behalf of VA. This includes conducting compliance risk assessments, security architecture analysis, routine vulnerability scanning, system patching, change management procedures and the completion of an acceptable contingency plan for each system. The Contractor’s security control procedures shall be the same as procedures used to secure VA-operated information systems.

- Outsourcing (Contractor facility, equipment, or staff) of systems or network operations, telecommunications services or other managed services require Assessment and Authorization (A&A) of the Contractor’s systems in accordance with VA Handbook 6500 as specified in VA Information Security Knowledge Service. Major changes to the A&A package may require reviewing and updating all the documentation associated with the change. The Contractor’s cloud computing systems shall comply with FedRAMP and VA Directive 6517 requirements.

- The Contractor shall return all electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) on non-VA leased or non-VA owned IT equipment used to store, process or access VA information to VA in accordance with A&A package requirements. This applies when the contract is terminated or completed and prior to disposal of media. The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Information Security Knowledge Service requirements and NIST 800-88. The Contractor shall send a self-certification that the data destruction requirements above have been met to the COR/CO within 30 business days of termination of the contract.

- All external internet connections to VA network involving VA information must be in accordance with VA Trusted Internet Connection (TIC) Reference Architecture and VA Directive and Handbook 6513, Secure External Connections and reviewed and approved by VA prior to implementation. Government-owned Contractor-operated systems, third party or business partner networks require a Memorandum of Understanding (MOU) and Interconnection Security Agreements (ISA).

- Contractor procedures shall be subject to periodic, announced, or unannounced assessments by VA officials, the OIG or a 3PAO. The physical security aspects associated with Contractor activities are also subject to such assessments. The Contractor shall report, in writing, any deficiencies noted during the above assessment to the VA COR/CO. The Contractor shall use VA’s defined processes to document planned remedial actions that address identified deficiencies in information security policies, procedures, and practices. The Contractor shall correct security deficiencies within the timeframes specified in the VA Information Security Knowledge Service.

- All major information system changes which occur in the production environment shall be reviewed by the VA to determine the impact on privacy and security of the system. Based on the review results, updates to the Authority to Operate (ATO) documentation and parameters may be required to remain in compliance with VA Handbook 6500 and VA Information Security Knowledge Service requirements.

- The Contractor shall conduct an annual privacy and security self-assessment on all information systems and outsourced services as required. Copies of the assessment shall be provided to the COR/CO. The VA/Government reserves the right to conduct assessment using government personnel or a third-party if deemed necessary. The Contractor shall correct or mitigate any weaknesses discovered during the assessment.

- VA prohibits the installation and use of personally owned or Contractor-owned equipment or software on VA information systems. If non-VA owned equipment must be used to fulfill the requirements of a contract, it must be stated in the service agreement, SOW, PWS, PD or contract. All security controls required for government furnished equipment must be utilized in VA approved Other Equipment (OE). Configuration changes to the Contractor OE, must be funded by the owner of the equipment. All remote systems must use a VA-approved antivirus software and a personal (host-based or enclave based) firewall with a VA-approved configuration. The Contractor shall ensure software on OE is kept current with all critical updates and patches. Owners of approved OE are responsible for providing and maintaining the anti-virus software and the firewall on the non-VA owned OE. Approved Contractor OE will be subject to technical inspection at any time.

- The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems. The system or effected component(s) need(s) to be isolated from the network. A forensic analysis needs to be conducted jointly with VA. Such issues will be remediated as quickly as practicable, but in no event longer than the timeframe specified by VA Information Security Knowledge Service. If sensitive personal information is compromised reference VA Handbook 6500.2 and Section 5, Security Incident Investigation.

- For cases wherein the Contractor discovers material defects or vulnerabilities impacting products and services they provide to VA, the Contractor shall develop and implement policies and procedures for disclosure to VA, as well as remediation. The Contractor shall, within 30 business days of discovery, document a summary of these vulnerabilities or defects. The documentation will include a description of the potential impact of each vulnerability and material defect, compensating security controls, mitigations, recommended corrective actions, root cause analysis and/or workarounds (i.e., monitoring). Should there exist any backdoors in the products or services they provide to VA (referring to methods for bypassing computer authentication), the Contractor shall provide the VA CO/CO written assurance they have permanently remediated these backdoors.

- All other vulnerabilities, including those discovered through routine scans or other assessments, will be remediated based on risk, in accordance with the remediation timelines specified by the VA Information Security Knowledge Service and/or the applicable timeframe mandated by Cybersecurity & Infrastructure Security Agency (CISA) Binding Operational Directive (BOD) 22-01 and BOD 19-02 for Internet-accessible systems. Exceptions to this paragraph will only be granted with the approval of the COR/CO.

SECURITY AND PRIVACY CONTROLS COMPLIANCE TESTING, ASSESSMENT AND AUDITING

- Should VA request it, the Contractor shall provide a copy of their (corporation’s, sole proprietorship’s, partnership’s, limited liability company (LLC), or other business structure entity’s) policies, procedures, evidence and independent report summaries related to specified cybersecurity frameworks (International Organization for Standardization (ISO), NIST Cybersecurity Framework (CSF), etc.). VA or its third-party/partner designee (if applicable) are further entitled to perform their own audits and security/penetration tests of the Contractor’s IT or systems and controls, to ascertain whether the Contractor is complying with the information security, network or system requirements mandated in the agreement between VA and the Contractor.

- Any audits or tests of the Contractor or third-party designees/partner VA elects to carry out will commence within 30 business days of VA notification. Such audits, tests and assessments may include the following: (a): security/penetration tests which both sides agree will not unduly impact Contractor operations; (b): interviews with pertinent stakeholders and practitioners; (c): document review; and (d): technical inspections of networks and systems the Contractor uses to destroy, maintain, receive, retain, or use VA information.

- As part of these audits, tests and assessments, the Contractor shall provide all information requested by VA. This information includes, but is not limited to, the following: equipment lists, network or infrastructure diagrams, relevant policy documents, system logs or details on information systems accessing, transporting, or processing VA data.

- The Contractor and at its own expense, shall comply with any recommendations resulting from VA audits, inspections and tests. VA further retains the right to view any related security reports the Contractor has generated as part of its own security assessment. The Contractor shall also notify VA of the existence of any such security reports or other related assessments, upon completion and validation.

- VA appointed auditors or other government agency partners may be granted access to such documentation on a need-to-know basis and coordinated through the COR/CO. The Contractor shall comply with recommendations which result from these regulatory assessments on the part of VA regulators and associated government agency partners.

PRODUCT INTEGRITY, AUTHENTICITY, PROVENANCE, ANTI-COUNTERFEIT AND ANTI-TAMPERING

- The Contractor shall comply with Code of Federal Regulations (CFR) Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, which prohibits ICTS Transactions from foreign adversaries. ICTS Transactions are defined as any acquisition, importation, transfer, installation, dealing in or use of any information and communications technology or service, including ongoing activities, such as managed services, data transmission, software updates, repairs or the platforming or data hosting of applications for consumer download.

- When contracting terms require the Contractor to procure equipment, the Contractor shall purchase or acquire the equipment from an Original Equipment Manufacturer (OEM) or an authorized reseller of the OEM. The Contractor shall attest that equipment procured from an OEM or authorized reseller or distributor are authentic. If procurement is unavailable from an OEM or authorized reseller, the Contractor shall submit in writing, details of the circumstances prohibiting this from happening and procure a product waiver from the VA COR/CO.

- All Contractors shall establish, implement, and provide documentation for risk management practices for supply chain delivery of hardware, software (to include patches) and firmware provided under this agreement. Documentation will include chain of custody practices, inventory management program, information protection practices, integrity management program for sub-supplier provided components, and replacement parts requests. The Contractor shall make spare parts available. All Contractor(s) shall specify how digital delivery for procured products, including patches, will be validated and monitored to ensure consistent delivery. The Contractor shall apply encryption technology to protect procured products throughout the delivery process.

- If a Contractor provides software or patches to VA, the Contractor shall publish or provide a hash conforming to the FIPS Security Requirements for Cryptographic Modules (FIPS 140-2 or successor).

- The Contractor shall provide a software bill of materials (SBOM) for procured (to include licensed products) and consist of a list of components and associated metadata which make up the product. SBOMs must be generated in one of the data formats defined in the National Telecommunications and Information Administration (NTIA) report “The Minimum Elements for a Software Bill of Materials (SBOM).”

- Contractors shall use or arrange for the use of trusted channels to ship procured products, such as U.S. registered mail and/or tamper-evident packaging for physical deliveries.

- Throughout the delivery process, the Contractor shall demonstrate a capability for detecting unauthorized access (tampering).

- The Contractor shall demonstrate chain-of-custody documentation for procured products and require tamper-evident packaging for the delivery of this hardware.

VIRUSES, FIRMWARE, AND MALWARE

- The Contractor shall execute due diligence to ensure all provided software and patches, including third-party patches, are free of viruses and/or malware before releasing them to or installing them on VA information systems.

- The Contractor warrants it has no knowledge of and did not insert, any malicious virus and/or malware code into any software or patches provided to VA which could potentially harm or disrupt VA information systems. The Contractor shall use due diligence, if supplying third-party software or patches, to ensure the third-party has not inserted any malicious code and/or virus which could damage or disrupt VA information systems.

- The Contractor shall provide or arrange for the provision of technical justification as to why any “false positive” hit has taken place to ensure their code’s supply chain has not been compromised. Justification may be required, but is not limited to, when install files, scripts, firmware, or other Contractor-delivered software solutions (including third-party install files, scripts, firmware, or other software) are flagged as malicious, infected, or suspicious by an anti-virus vendor.

- The Contractor shall not upload (intentionally or negligently) any virus, worm, malware or any harmful or malicious content, component and/or corrupted data/source code (hereinafter “virus or other malware”) onto VA computer and information systems and/or networks. If introduced (and this clause is violated), upon written request from the VA CO, the Contractor shall:

  - Take all necessary action to correct the incident, to include any and all assistance to VA to eliminate the virus or other malware throughout VA’s information networks, computer systems and information systems; and

  - Use commercially reasonable efforts to restore operational efficiency and remediate damages due to data loss or data integrity damage, if the virus or other malware causes a loss of operational efficiency, data loss, or damage to data integrity.

CRYPTOGRAPHIC REQUIREMENT

- The Contractor shall document how the cryptographic system supporting the Contractor’s products and/or services protect the confidentiality, data integrity, authentication and non-repudiation of devices and data flows in the underlying system.

- The Contractor shall use only approved cryptographic methods as defined in FIPS 140-2 (or its successor) and NIST 800-52 standards when enabling encryption on its products.

- The Contractor shall provide or arrange for the provision of an automated remote key-establishment method which protects the confidentiality and integrity of the cryptographic keys.

- The Contractor shall ensure emergency re-keying of all devices can be remotely performed within 30 business days.

- The Contractor shall provide or arrange for the provision of a method for updating cryptographic primitives or algorithms.

PATCHING GOVERNANCE

- The Contractor shall provide documentation detailing the patch management, vulnerability management, mitigation and update processes (to include third-party) prior to the connection of electronic devices, assets or equipment to VA’s assets. This documentation will include information regarding the following:

  - The resources and technical capabilities to sustain the program or process (e.g., how the integrity of a patch is validated by VA); and.

  - The approach and capability to remediate newly reported zero-day vulnerabilities for Contractor products.

- The Contractor shall verify and provide documentation all procured products (including third-party applications, hardware, software, operating systems, and firmware) have appropriate updates and patches installed prior to delivery to VA.

- The Contractor shall provide or arrange the provision of appropriate software and firmware updates to remediate newly discovered vulnerabilities or weaknesses for their products and services within 30 days of discovery. Updates to remediate critical or emergent vulnerabilities will be provided within seven business days of discovery. If updates cannot be made available by Contractor within these time periods, the Contractor shall submit mitigations, methods of exploit detection and/or workarounds to the COR/CO prior to the above deadlines.

- The Contractor shall provide or arrange for the provision of appropriate hardware, software and/or firmware updates, when those products, including open-source software, are provided to the VA, to remediate newly discovered vulnerabilities or weaknesses. Remediations of products or services provided to the VA’s system environment must be provided within 30 business days of availability from the original supplier and/or patching source. Updates to remediate critical vulnerabilities applicable to the Contractor’s use of the third-party product in its system environment will be provided within seven business days of availability from the original supplier and/or patching source. If applicable third-party updates cannot be integrated, tested and made available by Contractor within these time periods, mitigations and/or workarounds will be provided to the COR/CO before the above deadlines.

SPECIALIZED DEVICES/SYSTEMS (MEDICAL DEVICES, SPECIAL PURPOSE SYSTEMS, RESEARCH SCIENTIFIC COMPUTING)

- Contractor supplies/delivered Medical Devices, Special Purpose Systems-Operational Technology (SPS-OT) and Research Scientific Computing Devices shall comply with all applicable Federal law, regulations, and VA policies. New developments require creation, testing, evaluation, and authorization in compliance with processes specified on the Specialized Device Cybersecurity Department Enterprise Risk Management (SDCD-ERM) Portal, VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, VA Handbook 6500, and the VA Information Security Knowledge Service. Deviations from Federal law, regulations, and VA Policy are identified and documented as part of VA Directive 6550 and/or the VA Enterprise Risk Analysis (ERA) processes for Specialized Devices/Systems processes.

- All Contractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500 and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO for governance or resolution.

- The Contractor shall certify to the COR/CO that devices/systems that have completed the VA Enterprise Risk Analysis (ERA) process for Specialized Devices/Systems are fully functional and operate correctly as intended. Devices/systems must follow the VA ERA authorized configuration prior to acquisition and connection to the VA computing environment. If VA determines a new VA ERA needs to be created, the Contractor shall provide required technical support to develop the configuration settings. Major changes to a previously approved device/system will require a new ERA.

- The Contractor shall comply with all practices documented by the Food Drug and Administration (FDA) Premarket Submission for Management of Cybersecurity in Medical Devices and Postmarket Management of Cybersecurity in Medical Devices.

- The Contractor shall design devices capable of accepting all applicable security patches with or without the support of the Contractor personnel. If patching can only be completed by the Contractor, the Contractor shall commit the resources needed to patch all applicable devices at all VA locations. If unique patching instructions or packaging is needed, the Contractor shall provide the necessary information in conjunction with the validation/testing of the patch. The Contractor shall apply security patches within 30 business days of the patch release and have a formal tracking process for any security patches not implemented to include explanation when a device cannot be patched.

- The Contractor shall provide devices able to install and maintain VA-approved antivirus capabilities with the capability to quarantine files and be updated as needed in response to incidents. Alternatively, a VA-approved whitelisting application may be used when the Contractor cannot install an anti-virus / anti-malware application.

- The Contractor shall verify and document all software embedded within the device does not contain any known viruses or malware before delivery to or installation at a VA location.

- Devices and other equipment or systems containing media (hard drives, optical disks, solid state, and storage via chips/firmware) with VA sensitive information will be returned to the Contractor with media removed. When the contract requires return of equipment, the options available to the Contractor are the following:

  - The Contractor shall accept the system without the drive, firmware and solid state.

  - VA’s initial device purchase includes a spare drive or other replacement media which must be installed in place of the original drive at time of turn-in; or

  - Due to the highly specialized and sometimes proprietary hardware and software associated with the device, if it is not possible for VA to retain the hard drive, firmware, and solid state, then:

    - The equipment Contractor shall have an existing BAA if the device being traded in has sensitive information stored on it and hard drive(s) from the system are being returned physically intact.

    - Any fixed hard drive, Complementary Metal-Oxide-Semiconductor (CMOS), Programmable Read-Only Memory (PROM), solid state and firmware on the device must be non-destructively sanitized to the greatest extent possible without negatively impacting system operation. Selective clearing down to patient data folder level is recommended using VA approved and validated overwriting technologies/methods/tools. Applicable media sanitization specifications need to be pre-approved and described in the solicitation, contract, or order.

DATA CENTER PROVISIONS

- The Contractor shall ensure the VA network is accessed by in accordance with VA Directive 6500 and IAM security processes specified in the VA Information Security Knowledge Service.

- The Contractor shall ensure network infrastructure and data availability in accordance with VA information system business continuity procedures specified in the VA Information Security Knowledge Service.

- The Contractor shall ensure any connections to the internet or other external networks for information systems occur through managed interfaces utilizing VA approved boundary protection devices (e.g., internet proxies, gateways, routers, firewalls, guards or encrypted tunnels).

- The Contractor shall encrypt all traffic across the segment of the Wide Area Network (WAN) it manages and no unencrypted Out of Band (OOB) Internet Protocol (IP) traffic will traverse the network.

- The Contractor shall ensure tunnel endpoints are routable addresses at each VA operating site.

- The Contractor shall secure access from Local Area Networks (LANs) at co-located sites in accordance with VA TIC Reference Architecture, VA Directive and Handbook 6513, and MOU/ISA process specified in the VA Information Security Knowledge Service.