# SECTION J – ATTACHMENT 1

# BASIC IDIQ PERFORMANCE WORK STATEMENT (PWS)

SECTION J FA8809-25-S-S001

ATTACHMENT 1

HYBRID ARCHITECTURE AND DEVELOPMENT FOR EXPERIMENTAL SYSTEMS (HADES) PROGRAM

BASIC IDIQ PERFORMANCE WORK STATEMENT (PWS)

# Space Systems Command (SSC) Innovation and Prototyping Delta (SD)

Prototype Ground Development and Sustainment Branch (SDG) Kirtland AFB, New Mexico

REVISION CONTROL

| Revision Number | Date | Remarks |
| --- | --- | --- |
| 1.0 | 15 Jan 2026 | Initial Draft |
| 2.0 | 4 March 2026 | Revised Draft |

SECTION J FA8809-25-S-S001

ATTACHMENT 1

1. Table of Contents

- Description of Services	5

  - Background	5

  - Scope	6

  - Access to Department of the Air Force Computer Systems	7

- Basic Services	7

  - Contract Transition	7

  - Support Services	8

  - Ground System Services	22

  - Facility Services	28

  - Software Support Services (Chen/Botros)	32

  - Other Activities	33

- Government Furnished Property/Government Furnished Service-Will be released with Final RFP

.	36

- Appendices	36

# Description of Services

The Hybrid Architecture and Development for Experimental Systems (HADES) contract is a procurement for prototype and operational satellite ground systems, satellite operations centers (SOCs), and support services. The contractor shall perform satellite ground system and satellite operations center engineering, development, integration, and sustainment, and associated support services primarily at, but not limited to, the Research, Development, Test, and Evaluation (RDT&E) Support Complex (RSC) at Kirtland Air Force Base, Albuquerque, New Mexico. The organization’s goal is to accelerate mission design and ground integration, launch and on-orbit operations, ground system tests, and rapid ﬁelding to provide reliable, low-cost access to space in support of the warﬁghter.

# Background

    - The Research Development Space and Missile Operations (RDSMO) program provides research, development, and test operations for assigned Department of Defense (DoD) experimental, demonstration, and prototype satellites, space vehicles, satellite ground control systems, tracking systems, and commercial applications of these systems. The RDSMO program may also provide these services to approved customers on a cost reimbursable basis.

    - The RDSMO program is managed by SSC/SD’s Prototype Ground Development and Sustainment Branch (SDG) and operations are executed by SSC/SD’s Prototype Operations Branch (SDX). Together, these Branches provide the expertise, infrastructure, and processes necessary to manage and execute satellite and ground system engineering and operations to include scientiﬁc, technology demonstration, developmental, and prototype systems, while enabling rapid migration of space capabilities to the warﬁghter.

    - The contractor is a mission partner with the Government, customers, Federally Funded Research and Development Centers (FFRDCs), and associate contractors. The RSC provides access to a low-cost, reliable ground system and resources for 24x7 spacecraft operations to support the scientiﬁc and space acquisition communities. The satellite ground system, satellite operations centers, and support services being procured through this contract shall occur primarily, but not solely, at the following locations: Kirtland Air Force Base, NM.

    - Spacecraft either currently operating or projected to begin operations at the RSC are operated on a variety of ground systems and in different rooms. Some spacecraft utilize commercial software and on-premise hardware, while others use contractor development mission unique software and cloud-based environments.

# Scope

The scope of this acquisition is to support SD in the accomplishment of spacecraft ground systems and test support. It is anticipated between four and six Task Orders (TOs) will be awarded, but this may ﬂuctuate based on product development and budget requirements. The contractor will be required to support current missions through the end of life while supporting new missions.

    - The contractor shall accomplish the tasks included in the Performance Work Statement (PWS).

    - In rendering support to the identiﬁed tasks, outputs may take the form of information, advice, opinions, alternatives, analyses, evaluations, recommendations, reports in the form of deliverables (Contract Delivery Requirements List), training, and/or services to complement the Government’s technical expertise in accomplishing its mission. The nature of this work shall, at times, require the contractor to be capable of quick response to stringent deadlines.

    - All work activities require varying security clearances (Secret, Top Secret, and Top Secret/Sensitive Compartmented Information) as deﬁned in the DoD Contract Security Speciﬁcation, DD Form 254. Every person assigned to the HADES contract is required to obtain at least a Secret clearance. Each person requiring access to the space ground control systems in order to perform their work must obtain at least a Top-Secret clearance with Sensitive Compartmented Information eligibility. All engineering personnel should have TS//SCI clearances with the ability to obtain compartments as necessary.

    - Each awarded TO shall identify one or more areas speciﬁed in Section 2.0 of this PWS that apply to the mission. Each awarded TO shall identify: the objective, performance requirements, objectives and thresholds, period of performance, schedule, security requirements, and other direct costs.

    - Contractor personnel and their subcontractors must identify themselves as contractors or subcontractors during meetings, telephone conversations, in electronic messages, or correspondence related to this contract.

    - Contractor-occupied facilities, on Government installations, such as ofices, separate rooms, or cubicles must be clearly identiﬁed with contractor supplied signs, name plates, or other identiﬁcation, showing that these are work areas for contractor or subcontractor personnel.

# Access to Department of the Air Force Computer Systems

    - Performance under this contract requires access to Department of the Air Force computer systems (stand-alone and networked). Compliance with Air Force Instruction (AFI) 33-119 and AFI 33- 202V1 are mandatory. Such access requires, at a minimum, a National Agency Check or Entrance National Agency Check with Inquiries (NACI) in accordance with DoD 5200.2-R, Personal Security Program and HSPD-12.

# Basic Services

The contractor shall perform in the work areas listed in this section. TOs will be issued with identiﬁable tasks that must be completed within a speciﬁed period of time. The contractor shall initiate no work without approval by the Procuring Contracting Officer (PCO). These requirements are applicable to the basic effort and all options, if exercised.

The PWS line items listed in this section specify the work required by the contractor. However, not all PWS line items in this section may apply to a speciﬁc TO, project, or mission. Based on mission or project requirements, applicable PWS line items will be speciﬁed in detail in each TO PWS.

The Support Services TO will include the non-mission-speciﬁc support functions for overall contract management. The individual mission TOs will include mission-speciﬁc support functions.

# Contract Transition

Intent: Continuity of service is of the utmost importance through the phase-in and phase-out periods of this contract. Interruptions or delays to the work will cause negative impacts to the mission. It is essential that attention be given to minimizing these impacts. Therefore, the contract must provide for maximum cooperation between the successor and incumbent, as required, while ensuring that all work receives adequate attention during phase-in/phase-out. The incumbent contractor maintains full and sole responsibility for executing the requirements of the contract through the last day of the transition period.

# Phase-In

The contractor shall provide for a smooth and efficient transfer of responsibilities during the designated 90-day phase-in period. The contractor shall develop plans for assumption of contract requirements. The contractor must provide for an orderly transition of work acceptance and accomplishment so that impacts to mission are minimized. The contractor shall plan the phase-in tasks and work with the incumbent to ﬁnalize a phase-in plan. The contractor shall ensure that by the conclusion of the phase-in period, all contractor personnel will be able to perform the duties outlined in the TOs issued at contract start, to include procurement of appropriate security clearances, facilities access, system accounts, and any necessary certiﬁcations.

# Phase-Out

The contractor shall cooperate with the successor contractor and the Government through the end of the current contract to facilitate a smooth transition. The incumbent contractor maintains overall contract responsibility until successful transfer to the successor, as determined by the Government. The contractor shall plan the phase-out tasks and work with the successor contractor to ﬁnalize a phase-out plan.

# Support Services

Intent: Support services are the functions necessary for overall contract management and are not necessarily mission speciﬁc. Non-mission-speciﬁc support service requirements will be speciﬁed in the Support Services TO PWS. Mission-speciﬁc support service requirements will be speciﬁed in each individual TO PWS.

# Program Management

Intent: Charged with the overall responsibility to accomplish program objectives for development, production, and sustainment to meets the user’s operational needs. Will be accountable for credible cost, schedule, and performance reporting to the Government.

      - The contractor shall be responsible for overall responsiveness, program management and reporting, adherence to schedule, ability to adapt to schedule changes, cooperative behavior, technical quality of

work, management of contractor and subcontractor teams to reﬂect SD’s mission and commitment to customer satisfaction.

      - The contractor shall support high-tempo operations, as necessary, and may require of-hour support, in which case the contractor may need to adjust personnel schedules to meet mission needs.

      - The contractor shall provide effective coordination with the Government to ensure successful implementation of ground system, SOCs, and support requirements.

      - The contractor shall identify a single point of contact, or manager, to the Government for the overall contract effort and for each TO.

      - The contractor shall propose a staffing plan to the government and, with government approval, fulﬁll the staffing plan according to the level of effort (or FTE (Full Time Equivalent)) agreed upon. This may include full-time and matrixed positions.

      - The contractor shall notify the Government of any problems in meeting contract requirements as soon as the problems are known and provide solutions to mitigate the issues.

      - The contractor shall notify the PCO, in writing, if there is work required beyond the scope of the contract. The PCO is the only person authorized to change the terms and conditions of the contract. All technical and management interchanges between the Government and the contract personnel shall be conducted subject to this condition.

      - The contractor shall provide reports and information reviews integrating technical accomplishments with the schedule and work progress for each TO on contract.

      - The contractor shall attend routine status meetings with Government, associate contractors and/or external mission partners.

      - The contractor shall hire and maintain a skilled and certiﬁed workforce that can meet the requirements of assigned work activities and perform to a high-quality degree.

      - The contractor shall ensure all contractor personnel comply with Government operating instructions, policies, and procedures as required by Appendix C.

      - The contractor shall utilize government furnished or purchased tools, such as Excel, Jira, Visio, Teams, SharePoint, Project, etc., for all products. Mission-speciﬁc tools will be further deﬁned in the individual mission TO PWS.

# Cost Management

Intent: Have and implement a process of planning, estimating, and controlling the costs of the program throughout the entire life cycle, from development to disposal, and against accepted proposal costs.

      - The contractor shall be responsible for managing and controlling program costs in accordance with the technical and cost proposals for the contract requirements.

      - The contractor shall identify an appropriate cost management approach and shall be required to submit corrective management plans at the direction of the PCO.

      - The contractor shall prepare technical and cost proposals for contract requirement documents within the scope of this PWS for new TOs and CLINs.

      - The contractor shall prepare technical and cost proposals for contract requirements in support of SZI mission requirements.

      - The contractor shall manage and provide budgetary information, identify labor and other direct costs including travel and training, track actual costs, and forecast time-phase planned expenditures, and indirect costs.

# Information Management

Intent: To have an orderly and disciplined accounting and reporting methodology which provides for the accurate recording of data, and the timely extrapolation and transmission of management and/or mission information used in decision-making or processing.

      - The contractor shall work with the Government to manage data and documentation in a collaborative and organized manner.

      - The contractor shall ensure that the data and documentation is current and easily accessible to the Government on the local Government network and by using the in-house tools.

      - The contractor shall maintain current and accurate operational procedures, technical data, test plans, test reports, training materials, and other documents required to conduct activities assigned under this contract utilizing a Government-approved conﬁguration management tool and process.

# Security and Data Handling

Intent: To expertly operate within the guidelines and regulations of classiﬁed material and in a classiﬁed environment to promote expeditious product development and ﬁelding without any security incidents or violations.

      - The contractor shall ensure that all contractor personnel comply with Government-provided training and comply with security and information assurance guidance as outlined in this contract, DoD 5220.22-M, the National Industrial Security Program Operating Manual (NISPOM), and other security guidance as required by the National Industrial Security Program (NISP), DoD, and the U.S. Air Force.

      - The contractor shall provide cleared personnel in accordance with the NISP, DD Form 254, and other security guidance provided by submitting SCI nomination requests in a timely and responsive manner using the systems and processes determined by the Government.

      - The contractor shall ensure that all personnel on this contract comply with the mission speciﬁc Security Classiﬁcation Guides (SCG) and other associated SCGs. Other SCGs may vary by project and will be provided by the Contracting Officers Representative (COR) or Program Manager (PM) as required.

      - The contractor shall use and protect sensitive, non-public information from unauthorized disclosure in accordance with DoDI 8582.01. The use and disclosure of such information shall only be used for the purpose of performing this contract. The contractor shall not use or disclose such information for personal or commercial purpose. The contactor shall obtain permission from the PCO or the PM before disclosing or discussing such information with a third party.

      - The contractor shall assist in security measures in real time when present in the RSC. Security measures shall take precedence over ground system operations.

      - The contractor shall respond to any Security Forces personnel questions.

      - The contractor shall, during alarm activations, escort Security Forces personnel where needed and notify appropriate SSC personnel.

      - The contractor shall perform physical security duties of the HADES contractor workspaces as part of the daily operations. This shall be documented daily on Standard Form 701.

      - The contractor shall perform duties in support of the Top-Secret Control Officer (TSCO), TEMPEST Manager, and GSSO, as required.

      - The contractor shall escort personnel when appropriate, IAW GSSO policies.

      - The contractor shall understand and adhere to the process for hardware ingress, movement, or egress into, within, or out of a secure facility and do so in an efficient way that meets schedule requirements.

      - The contractor shall maintain accountability and documentation of all classiﬁed hardware IAW TSCO and GSSO policies.

      - The contractor shall manage, maintain, control, procure, issue, inventory and safeguard Government Furnished Property (GFP) and

review equipment utilization and material consumption to ensure 100% accountability of all contract GFP.

      - The contractor shall maintain all applicable GFP data in the Air Force Equipment Management System (AFEMS) IAW the applicable property clauses on the contract. Current GFP list is provided by the Government.

      - The contractor shall maintain the satellite operations center facility accreditation at the appropriate level for mission operations.

# Quality Control

Intent: Ensure the staff and services rendered are performed and delivered to a high-degree of quality, and personnel and product errors are minimized.

      - The contractor shall provide and implement a quality control plan.

      - The contractor shall develop and implement procedures to identify, prevent, and ensure non-recurrence of unacceptable services within the quality control plan.

      - The contractor shall track personnel errors, determine root causes of problems when human error is suspected, document the results of the root cause analyses, and take corrective actions.

      - The contractor shall maintain and make available to the Government all records of inspections throughout the contract performance period and for the period after contract completion until ﬁnal settlement of any claims under this contract.

      - The contractor shall respond to all Government-issued Corrective Action Reports (CARs) in a timely manner as prescribed within the contractor’s Quality Control Plan.

      - The contractor shall attend monthly multi-functional team meetings or as deemed necessary by the program office, to review the Government assessment of the contractor’s performance and discuss any problems or any recommendations for increasing effectiveness or controlling costs.

# Risk Management

Intent: Support the Government with proactively identifying program and product risks, mitigation techniques and risk handling methods, and implement risk mitigation solutions to maximize mission success.

      - The contractor shall participate in the HADES/Government risk management program with the Government team.

      - The contractor shall provide risk identiﬁcation and risk management handling plans within the Government risk management process for each supported TO and assess their importance and impact to mission operations and determine alternative solutions to mitigate risks.

      - The contractor shall implement any risk mitigation solutions identiﬁed in the plan.

# Training and Certiﬁcation

Intent: To have a qualiﬁed, well-trained workforce that provides high-quality products and services to the warﬁghter.

      - The contractor shall develop, implement, and administer a technical training and certiﬁcation program to ensure contractor personnel are position certiﬁed and qualiﬁed to work on each task for assigned products and missions.

      - The contractor shall initially train, evaluate, and certify contractor personnel.

      - The contractor shall periodically train, evaluate, and recertify contractor personnel as technology and products change.

      - The contractor shall maintain training records on contractor employees, and provide training documentation to the PCO, COR, or PM when requested.

      - The contractor shall maintain and update training materials as technology and products change.

      - The contractor shall provide training to Government personnel as requested by the Government.

      - The contractor shall ensure all contractor personnel complete/attend mandatory Government-provided training.

      - The contractor shall ensure all contractor personnel accessing DoD information systems have the proper and current information assurance certiﬁcations.

      - The contractor shall utilize industry certiﬁcations, practices, and standards for certain personnel positions such as Security+ for System Administrators and identify the associated certiﬁcations necessary in their staffing matrix.

      - The contractor shall have a company internal training program to develop their employees to perform to a high-quality degree in customer engagement, program management, oral presentations, leadership and other business and technical acumen not at the Government’s expense.

      - The contractor shall have a company internal development program to expand their employee’s skillsets, certiﬁcations, and licenses not at the Government’s expense.

# Conﬁguration Management

Intent: To apply technical and administrative direction and surveillance to:

(1) identify and document the functional and physical characteristics of a conﬁguration item, (2) control changes to those characteristics, and (3) record and report changes to processing and implementation status.

      - The contractor shall maintain conﬁguration of procedures, documents, baselines, and products to maintain positive change control.

      - The contractor shall use an appropriate conﬁguration management tool and process to track and implement changes.

      - The contractor shall support and participate in the Government Change Request process that includes, but not limited to, Change Request Submissions, Engineering Review Boards (ERB), Conﬁguration Control Boards (CCB), Pre-Execution Reviews (PER), and Conﬁguration Audit Boards (CAB).

      - The contractor shall ﬁnalize system documentation to reﬂect changes. Updates to hardware system documentation must be incorporated into the baseline within 5 business days of system changes or as directed by the government.

# Procurement, Logistics, and Lifecycle Management

Intent: To make material purchases and be responsible for planning, development, implementation, and management of effective and affordable product support strategies throughout the life cycle of DoD systems, from concept through disposal.

      - The Contractor shall develop and maintain a lifecycle sustainment plan. The plan should include tools, processes and procedures that maintain conﬁguration management of the systems and provide the government recommendations for hardware recapitalization opportunities. Software and licensing renewals must also be identiﬁed to the government prior to their expiration.

      - The contractor shall procure, manage, and control all support agreements, warranties, and license agreements for all software & hardware.

      - The contractor shall adhere to directed procurement methods as required by DoD policy.

      - The contractor shall maintain minimum effective levels of bench stock and spares to support the mission, such that mission capability can be

recovered within a reasonable period of time, as deﬁned by the applicable mission or task order.

      - The contractor shall manage storage, receiving, inspection, staging, packaging, distribution, disposition and shipment, and disposal of equipment, supplies, and consumables. There will be the capability to provide logistics support 24/7.

      - The contractor shall establish and manage programs for diminishing manufacturing sources and material shortages (DMSMS), parts obsolescence, and vanishing vendors.

      - Reserved.

      - The contractor shall procure and convert Contractor Acquired Property (CAP) to Government Furnished Property (GFP) in accordance with the property clauses and purchasing requirements of this contract.

      - The contractor shall perform packaging, handling, shipping, and transportation of CAP and GFP in support of mission requirements or as directed by the Government.

      - The contractor shall track and obtain, when necessary, all required maintenance, repairs, inspections, spares, and replacements for GFP. Send defective or unserviceable parts and components to the manufacturer for repair or replacement if necessary.

      - The Contractor-Inventory Control Point (C-ICP) contractor shall be responsible for providing unique spare parts and support equipment supply chain management support.

      - The Contractor will implement a Property Management System (PMS) capable of interfacing with DOD and Air Force systems through the Defense Logistics Agency’s Defense Automated Addressing System (DAAS) using Defense Logistics Management Standards (DLMS) transactions. This includes maintaining accountability records in the Air Force Accountable Property System of Record (APSR), the Defense

Property Accountability System (ELMS), for property in the contractor’s possession.

      - The Contractor shall maintain Government Furnished Property (GFP) and Government provided warehouses and provide wholesale level supply support. As a general rule, all components procured and managed by the contractor will be managed as Government Furnished Property (GFP) and identiﬁed within the contract. The list of components is the authorizing document for C-ICP managed inventory. C-ICP support will include but is not limited to:

- Inventory Management

- Asset Management

- Maintenance Activities

- Supplier Management

- Packaging, Handling, Storage and Transportation

- Conﬁguration Management

      - Inventory Management includes all elements of inventory management: requisition processing, storage, shipment, delivery, pick-up, receiving, shipping, in-transit visibility/tracking/reporting, property accountability and handling of classiﬁed material.

      - The Contractor’s C-ICP organization shall consist of Contractor personnel, processes, facilities, and computer systems that support the successful accomplishment of wholesale level warehousing to achieve performance metrics as identiﬁed in this PWS.

      - The Contractor shall establish and maintain a contractor Property Management System or a system of internal controls to provide asset visibility and inventory status reporting.

      - The Contractor’s Property Management System shall be capable of interfacing with appropriate DOD and Air Force inventory management systems and processing the DLMS transactions identiﬁed in the Interface Control Document. If the Contractor’s Property Management System is not capable of interfacing with DOD and Air Force systems, the Contractor shall initiate and maintain the processes, systems, procedures, records, and methodologies necessary for effective and efficient control of Government property.

      - The Contractor’s Property Management System is required to contain records for the program’s parts that provide comprehensive logistics, procurement, and technical data required to accomplish supply support analysis, parts ordering, property accountability, and funds control.

      - The Contractor shall ensure these part records are structured in the property management system to maintain part conﬁguration control, approved part substitution and interchangeability identiﬁcation, serialized item control, notice of special handling requirements, and record item consumption data.

      - The Contractor will ensure accurate pricing of property IN ACCORDANCE WITH (IAW) DOD and Air Force policy directives with supported documentation. Documents supporting accountability and/or ﬁnancial information will be maintained for 10 years.

      - The Contractor shall comply with all inventory reporting requirements for DoD’s Financial Improvement and Audit Remediation requirements. This includes, but is not limited to, accurately reporting all transactions required to maintain accountability records for contractor managed and possessed GFP in the Government’s APSR. The contractor shall maintain accurate and auditable records and provide key supporting documentation for transactions within 2 business days upon request to support audit requirements. The contractor will adhere to policies for contractor managed and possessed GFP IAW DOD and Air Force policy directives.

      - The Contractor’s C-ICP shall determine, procure, repair, service, store, receive and dispose of unique spare parts and support equipment

      - The Contractor shall have the capability to handle and store classiﬁed property and comply with the requirements of DD Form 254. Disposal of classiﬁed/unclassiﬁed consumable/repairable components will be IAW with the assigned demilitarization code. DEMIL Codes may be found at http://dtic.mil/whs/directives/corres/pdf/416028m_vol2.pdf and DoD Manual 4160.28, Vol 2.

      - The Contractor shall perform property control and maintain a 98% or better inventory accuracy for unclassiﬁed components and 100% accountability for classiﬁed components.

      - The Contractor shall conduct monthly 5% or greater spot-checks and conduct physical inventories IAW DOD and Air Force policy directives.

      - The Contractor shall maintain a current record of the physical inventory as it progresses and report IAW provided instructions.

      - The Contractor shall disposition C-ICP managed property through Scrap or Disposal when it is determined not beneﬁcially repairable, excess, or obsolete. Considerations, such as lead time for new procurement, out of production items, mission requirements and Operations Tempo, must be considered prior to determining that an asset is beyond economical repair. The contractor shall consider other considerations and their effect on performance prior to disposing of any asset determined as beyond economical repair.

      - Disposition shall remove components from Contractor accountability by reducing the inventory balance in the Property Management System and physically scrapping in-place at a Source of Repair (SOR) or issuing disposed of property at the Main Operating Base (MOB) to the Air Force for processing. The Contractor shall maintain a record of disposition actions and report IAW reporting instructions.

      - The Contractor shall gain and maintain access to CSWS Data Exchange (CSWS DE)/D375. CSWS DE is the bridge between CLS activities and Air Force legacy systems that do not allow commercial access. It is the single automated source to provide mission essential packaging, shipping, and transportation data to Air Force systems. Access to CSWS DE is available through the AF Portal and requires a valid CAC/PKI, DD 2875, sponsor letter and non-disclosure statement. Forms are available through the application owner identiﬁed on the AF Portal.

      - The Contractor shall enter required data as identiﬁed in the CSWS DE Student Training Course Guide and the CSWS DE Checklists on the Training & Documentation page within D375. This includes, but is not limited to, basic management data, asset data, item management and equipment specialist data, packaging and transportation data, logistics reassignment data, and spares computation data.

# Concept Development

Intent: To support the Government in the initial process of exploring, deﬁning, and documenting new ideas and capabilities, often linking strategic guidance to future product development. It involves examining how to meet mission requirements, exploring the technical feasibility of concepts, and analyzing potential solutions to determine the best approach for developing future systems.

      - The contractor shall engage in activities working with the Government and other program stakeholders in developing the mission requirements and concepts.

      - The contractor shall participate in and support technical meetings and reviews at various locations. The contractor shall provide weekly status reports or as deemed necessary by the program office on participation, accomplishments, and progress resolving assigned action items.

      - The Contractor shall (when the contractor proposes a change, or upon request):

        - Conduct conceptual studies to produce a broad spectrum of ideas or alternatives which address a requirement, risk, issue or other problem. A conceptual study (sometimes referred to as an Analysis of Alternatives [AoA]) examines various alternative solutions and, for each alternative:

        - Identiﬁes and determines feasibility

        - Develops technical concepts and identiﬁes potential technological needs

        - Deﬁnes scope

        - Develops high-level Concept of Operations (CONOPS) or Concept of Employment (CONEMP)

        - Provides draft system-level requirements

        - Identiﬁes potential technical, schedule and cost beneﬁts and risks

        - Identiﬁes potential cybersecurity beneﬁts and risks 2.2.10.3.9.  Identiﬁes general costs and schedule without consideration of

resource availability

      - The contractor shall assess feasibility with input from various Subject Matter Experts (SME) (including safety/security/cyber-SMEs), test-bed simulations, models, mock-ups or other tools.

      - Coordinate all CCB packages with the Government Program Lead or assigned POC for simple designs or changes, the ﬁnal (critical) design, may be documented in the CCB package. The contractor shall coordinate entry and exit success criteria with the Government Program Chief Engineer. The Government may use the results of the Final (Critical) Design phase to:

        - Authorize the contractor to acquire materials and services 2.2.10.5.2.	Begin software development (if required)

2.2.10.5.3.	Support a review milestone, or to direct the contractor to continue to the System Assembly, Integration, Test and Operational Acceptance phase

# Ground System Services

Intent: Manage lifecycle of satellite ground systems and supporting infrastructure to meet operational needs.

# Ground System Engineering and Design

Intent: To develop and manage product designs through structured processes to deﬁne, develop, and verify system requirements, interfaces, and performance metrics.

      - The Contractor shall utilize a disciplined Systems Engineering (SE) approach to all work conducted under this PWS to ensure changes do not adversely impact systems/capabilities.

      - The contractor shall interface with internal and external Mission Partners during all phases of the SE process.

      - The contractor shall develop and maintain a Systems Engineering Management Plan (SEMP) that includes, but is not limited to, the following:

- SE processes to be used (e.g., conﬁguration, risk, and change management)

- Roles and responsibilities

- Veriﬁcation and validation (V&V) approach

- Metrics and measurements

- Tools and technologies

- Schedule and resources

      - The contractor shall continuously review the system designs and architectures, providing quarterly recommendations to the Government for improvements in areas such as, but not limited to, redundancy, system downtime, or backup solutions.

      - The contractor shall continuously study the ground systems to identify single points of failure within the system and any equipment at or near End of Life (EOL) or End of Support (EOS).

      - The contractor shall identify single points of failure and EOL/EOS equipment and propose paths forward to the government.

      - The contractor shall obtain government approval for SW renewals and purchases within 90 days.

      - The contractor shall work with internal and external mission partners to ensure system interfaces are well deﬁned, documented, and new requirements are compliant with existing systems.

      - The contractor shall identify, review, and provide recommendations on ground systems’ requirements with government representatives and mission partners.

      - The contractor shall ensure any proposed changes to system designs are approved by the Government prior to modiﬁcation of operational baseline.

# Ground System Development

Intent: To develop products as speciﬁed by Government approved design plans that fully satisfy mission requirements.

      - The contractor shall gain appropriate design conﬁguration management approvals from the Government before any system development begins.

      - The contractor shall develop system design speciﬁcations and capabilities that fully satisfy mission requirements.

      - The contractor shall execute a government approved, IA-compliant plan to research, procure, integrate, test, and deploy various hardware, software, and supporting equipment solutions while maintaining current capabilities to meet existing and emerging mission requirements.

      - The contractor shall develop the necessary infrastructure (e.g., power, cooling, space, communications, facilities, etc…) for government systems in accordance with approved design speciﬁcations.

      - The contractor shall modify or coordinate with appropriate organizations to ensure infrastructure meets requirements in order to implement approved design speciﬁcations.

      - The contractor shall develop integration solutions (e.g., adaptors, APIs, software modules, etc…) in accordance with the approved design to enable integration between current system baselines and mission partner systems.

      - The contractor shall interface with external vendors throughout the development process to further inform and propose solutions that satisfy system requirements.

      - The contractor shall perform incremental developmental testing prior to system integration.

# Ground System Integration

Intent: To integrate products into systems and infrastructure in accordance with Government approved design plans and interfaces.

      - The contractor shall ensure new patches, upgrades, and conﬁguration changes are compatible with externally connected systems prior to implementation.

      - The contractor shall coordinate all patches, upgrades, and conﬁguration changes with internal/external mission partners, as necessary, prior to implementation.

      - The contractor shall support external mission partner testing with the ground systems as needed to ensure interoperability and ensure that external changes have no detrimental impact to existing missions.

      - The contractor shall perform the necessary tasks to obtain and retain accreditation/certiﬁcation of the ground systems from the appropriate Authorizing Official (AO).

      - The contractor shall maintain mission conﬁguration of MUS with scripts and integration code.

      - The contractor shall maintain integrated version of mission software.

      - The contractor shall support test and veriﬁcation processes to make sure system performance requirements are met.

      - Reserved

      - The contractor shall update mission procedures and conﬁgurations to address errors, new features, and performance.

      - The contractor shall write and apply integration code to Gov-provided scripts to function in the C2 suite.

      - The contractor shall conduct incremental, iterative, and automated functionality tests, and include integration tests and certiﬁcation of MUS interfaces.

      - The contractor shall integrate MUS to include payload-speciﬁc telemetry, commanding, or planning applications.

      - The contractor shall develop integrated test plans and reports for future capability enhancements.

      - The contractor shall deliver updated system architectures and documentation upon completion of new implementations or updates.

# Ground System Sustainment

Intent: Sustain and maintain satellite ground systems hardware, software, and supporting infrastructure to meet operational needs.

      - The contractor shall plan for efficient sustainment of ground system engineering infrastructure including hardware, software, license and license management, maintenance agreements, facilities management (e.g., HVAC, power, structure, communication systems), and cybersecurity.

      - The contractor shall perform regular, scheduled, preventative maintenance activities on all hardware and software for the ground systems and supporting infrastructure.

      - The contractor shall troubleshoot and replace failed or broken hardware components ensuring that availability requirements are met while adhering to the Government deﬁned Change Request Process and IA requirements.

      - The contractor shall deliver a quarterly mission speciﬁc Software Conﬁguration Audit (SCA) and report any discrepancies between the audit and the baseline.

      - The contractor shall work with software vendors or developers to ensure software within the ground systems remains IA compliant, to address problems identiﬁed by creating software ﬁxes, or to receive and install software updates. Any software version update, install, or conﬁguration change needs proper approval through the Government deﬁned Change Request Process. The Government retains unlimited rights to any software code developed in support of this contract.

      - The contractor shall identify End of Life/End of Support software and present the Government with alternatives and strategies to mitigate impact to program success.

      - The contractor shall coordinate all required downtime with the Government to avoid scheduling conﬂicts.

      - The contractor shall maintain up-to-date backups of physical machines, virtual machines, network equipment conﬁgurations, and cross domain systems (CDS) to ensure availability requirements are met.

      - The contractor shall maintain all external interfaces with and among system components necessary to conduct operations.

# Ground System Decommission, Disposal, and/or Transfer

Intent: To conduct end-of-life or organizational transfers of ground systems in accordance with Government processes and regulations.

      - The contractor shall decommission any system, as directed by the Government, by removing it from the active inventory in accordance with applicable regulations.

      - The contractor shall identify disposal requirements early in the system design phase and address safety concerns for both the environment and personnel.

      - The contractor shall document roles and responsibilities for all stakeholders involved in the demilitarization and disposal plan.

      - The contractor shall implement inventory controls and review demilitarization (DEMIL) requirements before disposition.

      - The contractor shall estimate costs and schedule all disposal activities, presenting a detailed proposal to the Government for approval.

      - The contractor shall ensure compliance with laws and regulations regarding demilitarization (DEMIL), and environmental safety while disposing items.

      - The contractor shall document roles and responsibilities for all stakeholders involved in the demilitarization and disposal plan.

      - The contractor shall manage storage, receiving, inspection, staging, packing, distribution, disposition and shipment, and disposal of equipment, supplies and consumables. This includes inventory control.

      - The contractor shall provide a phase-out plan prior to the scheduled end of the contract period of performance or transfer of management to another organization.

# Facility Services

Intent: Manage, develop, and sustain all the infrastructure support necessary to maintain multiple 24/7 satellite operations and command and control centers.

# Power Distribution and Resiliency Support

Intent: Ensure all power requirements are met regardless of commercial power availability.

      - The contractor shall continually assess power distribution systems and recommend upgrades to enhance efficiency and capacity, including load balancing and integration of renewable energy sources, as appropriate.

      - The contractor shall design, implement, and sustain backup power solutions, such as generators and uninterruptible power supplies (UPS), to ensure 99.99% uptime during outages.

      - The contractor shall conduct regular inspections and preventive maintenance on electrical panels, wiring, and transformers to identify and mitigate potential failures.

      - The contractor shall develop and test resiliency plans, including failover protocols and emergency response procedures, in coordination with facility stakeholders.

      - The contractor shall monitor power consumption in real-time using metering tools and provide monthly reports on usage trends, anomalies, and cost-saving opportunities.

      - The contractor shall ensure all work complies with relevant codes and obtain necessary permits and authorizations for installations or modiﬁcations.

    - Heating, Ventilation and Air Conditioning Support Intent: Ensure all thermal requirements are met.

      - The contractor shall evaluate current HVAC systems for performance and energy efficiency, proposing retroﬁts or replacements as needed to meet facility requirements.

      - The contractor shall install, calibrate, and commission new HVAC components, ensuring optimal airﬂow, temperature control, and humidity levels across all zones.

      - The contractor shall perform routine maintenance, including ﬁlter replacements, coil cleaning, and refrigerant checks, on a scheduled basis to prevent system downtime.

      - The contractor shall respond to HVAC malfunctions within 2 hours during business hours and 4 hours outside, restoring functionality to minimize disruptions.

      - The contractor shall integrate smart controls and sensors for automated monitoring, providing alerts for issues and generating quarterly reports on system performance and energy savings.

      - The contractor shall ensure compliance with environmental regulations, and conduct air quality testing to maintain indoor health standards.

# Facility and Furniture Maintenance

Intent: Ensure all human factors and human systems integration meet operational, safety, and security standards.

      - The contractor shall inspect facility structures, including roofs, walls, ﬂoors, and doors, on a quarterly basis and perform repairs to address wear, damage, or safety hazards.

      - The contractor shall maintain furniture and ﬁxtures, including assembly, reconﬁguration, and reﬁnishing, to support operational needs and extend asset lifespan.

      - The contractor shall develop a preventive maintenance schedule for all facility elements, tracking completion and documenting issues via a digital asset management system.

      - The contractor shall handle waste removal, cleaning, and pest control services to maintain a safe and hygienic environment, adhering to local health and safety guidelines.

      - The contractor shall respond to non-emergency maintenance requests within 24 hours and complete repairs within agreed timelines, providing status updates to facility managers.

      - The contractor shall conduct annual facility audits to identify sustainment needs, such as painting or ﬂooring replacements, and prepare budgeted recommendations.

# Network Infrastructure Support

Intent: Ensure network architectures within the facility support mission bandwidth requirements, to include access points and availability.

      - The contractor shall assess and upgrade network cabling, switches, and routers to support high-speed data transmission and scalability for future expansions.

      - The contractor shall install and conﬁgure access points, ﬁrewalls, and redundancy measures to ensure secure and reliable connectivity with at least 99.95% availability.

      - The contractor shall perform monitoring of network performance, identifying bottlenecks or vulnerabilities through tools like intrusion detection systems.

      - The contractor shall provide 24/7 support for network issues, resolving outages within 1 hour during business hours and issues within 4 hours during non-business hours.

      - The contractor shall conduct security audits and patches on a regular basis, ensuring compliance with established standards.

      - The contractor shall document network architecture and changes, delivering updated diagrams and reports to facility IT personnel.

# Space Optimization and Layout

Intent: Continuously optimize the physical space and workﬂow for the persistent ﬂux of missions in and out of the facility.

      - The contractor shall analyze current space utilization through surveys and data collection, identifying inefficiencies and opportunities for reconﬁguration.

      - The contractor shall design optimized layouts, incorporating ergonomic principles, workﬂow needs, and accessibility standards.

      - The contractor shall implement space modiﬁcations, such as partitioning, modular furniture installation, or signage updates.

      - The contractor shall evaluate and recommend technology integrations, such as environmental sensors, and provide dynamic space management solutions.

      - The contractor shall conduct reviews to measure infrastructure loading versus capacity, providing reports quarterly.

      - The contractor shall ensure all designs and changes comply with building codes and regulations, coordinating with architects or engineers, as required.

# Software Support Services

Intent: To establish a comprehensive software support framework for the HADES system, ensuring that all aspects of software management, from initial setup to ongoing development and configuration, are executed reliably to maintain optimal system performance and security.

    - Software Setup

Intent: To define the procedures and requirements for the initial installation and environment setup of software components, ensuring that a robust and correctly configured baseline is established for subsequent operations.

      - The Contractor shall work with key stakeholders to design a ground system architecture in accordance with customer requirements.

      - The Contractor shall build new ground system architectures.

      - The Contractor shall support software deployments in the ground software environment.

      - The Contractor shall implement cybersecurity integration and patching on the ground system throughout the PoP.

# Software Development

Intent: To detail the requirements and methodologies for ongoing software development, including enhancements and customization that address emerging operational needs while maintaining stability and security.

      - The Contractor shall collect data from the space vehicle and payload contractors to develop an integrated ground software environment.

      - The Contractor shall integrate space vehicle and payload mission unique software, including, but not limited to, any speciﬁc telemetry and commanding or planning applications, into the ground software environment.

      - The Contractor shall develop and deploy integration code to ensure mission scripts and mission unique software function correctly within the ground software environment, as required.

      - The Contractor shall support the Government’s test and veriﬁcation processes to ensure the software environment, scripts, and integration code meet functionalities and performance requirements.

      - The Contractor shall update software environment, scripts, procedures, and integration code to address programming errors and to implement new features, as required to include post launch.

      - The Contractor shall develop supporting scripts for implementation and integration of GOTS/COTS applications.

      - The Contractor shall format mission required post-pass artifacts and reports using developed post-pass capabilities.

      - The Contractor shall support data archiving and end of mission life as determined by the government.

# Software Conﬁguration

Intent: To outline the guidelines and procedures for configuring software settings and customizations, ensuring that the deployed solutions are optimally tuned for performance and seamlessly integrated with the overall environment.

      - The Contractor shall maintain conﬁguration of ground system software to include software environment, scripts, and integration code.

      - The Contractor shall generate user manuals and training documentation that are suitable to educate operators and third-party users of the software.

      - The Contractor shall ensure all code is saved in an appropriate ground system repository.

# Other Activities

Intent: To capture and specify certain supporting efforts that may or may not be needed or encompassed within the basic services.

# Communication Security (COMSEC) and Cryptographic Support

Intent: To manage and maintain a successful COMSEC program that enables secure communication between the space vehicle and the ground system in compliance will all applicable regulations.

      - The contractor shall support collateral COMSEC duties and responsibilities.

      - The contractor shall support non-collateral COMSEC duties and responsibilities.

      - The contractor shall generate required documentation such as Appointment Letters, Requirements Letters, Key Requests, Key Increase Messages, Standard Operating Procedures, Emergency Action Plans, CAP forms, User Agreements, SF 700, SF701, SF702, DAFCOMSEC Form 16, and DAFCOMSEC Form 1109.

      - The contractor shall order and pick-up keying material (including TS/TPI material as needed)

      - The contractor shall provide training for account users.

      - The contractor shall manage the cryptographic access program.

      - The contractor shall report COMSEC incidents as necessary via SIPRnet.

      - The contractor shall perform monthly review of account forms.

      - The contractor shall conduct security container inventories per the direction and frequency of the Government.

      - The contractor shall load keying material to End Cryptographic Units (ECU).

      - The contractor shall create user account, conﬁgure and manage the ECUs.

      - The contractor shall prepare for and support all inspections.

      - The contractor shall maintain adequate primary and alternate COMSEC Responsible Officers and users for mission coverage.

# Cybersecurity

Intent: Provide support to ensure all systems are in compliance with cybersecurity policies and regulations.

      - The contractor shall provide Cybersecurity support for the assessment and installation of equipment to ensure the hardware, software, and integration comply with current Department of Defense (DoD) policy. If the ISSE assessment determines that hardware, software, or integration do not comply with DOD policy, the ISSE will assist the Government in either requesting a waiver from the Government AO or replacing the equipment.

      - The contractor shall ensure all workstations are equipped with software necessary to comply with customer, operator, and IA speciﬁcations to perform the mission and perform assessments and modiﬁcations to meet RMF requirements

      - The contractor shall ensure all related cybersecurity documentation is prepared and provided in close coordination with the Government, provide documented proof of equipment’s level of compliance with established cybersecurity standards and assist in requesting waivers for security conﬁguration settings as required.

      - The contractor shall provide periodic assessment of interface, connection, and infrastructure level of compliance with current IA certiﬁcation and accreditation requirements, speciﬁed risk posture, and established policies and procedures for operation.

      - The contractor shall deliver Certiﬁed and Accreditation (C&A) input in accordance with RMF policy and procedure.

      - The contractor shall update cybersecurity artifacts of mission systems packages as applicable to support RSC integration design.

      - The contractor shall provide support required for interim authority to test (IATT), authority to operate (ATO), and authority to connect (ATC) documentation packages that must be submitted annually to the appropriate AO as directed by the Government.

      - The contractor shall assess compliance with DoD and Software Assurance (SwA) Standards by ensuring ISSE completes required documentation in a timely manner for ATO, ATC, and IATT submissions.

The government will ensure that ISSE has timely access to software developers so that interviews may be conducted IAW SSC/SYD89/SD Software Assurance Standard and ISSE has necessary tools to audit, track, and maintain imbedded licensed libraries and open-source code.

      - The contractor shall support the design, documentation, integration, installation, checkout, test, evaluation, and lifecycle support of the Government’s information systems, to ensure system changes and artifacts are captured with sufficient detail for program ATO packages.

# Defensive Cybersecurity Operations (DCO)

Intent: To furnish the Government with a comprehensive defensive cybersecurity posture by conducting detailed risk and vulnerability assessments, developing a regulatory-compliant defensive strategy and plan, and deploying robust cybersecurity software, while also providing the necessary training and operational support to ensure effective implementation of the DCO plan and tools.

      - The contractor shall provide cybersecurity risk and vulnerability assessments.

      - The contractor shall develop a defensive cybersecurity strategy and plan utilizing all relevant regulations and guidance from the Government.

      - The contractor shall setup, install, conﬁgure, and implement in-band and/or out-of-band defensive cybersecurity software.

      - The contractor shall support the Government with the training and operation of the DCO plan and tools.

    - Special Studies and Recommendations

Intent: To provide a comprehensive review and analysis of current system capabilities and to develop multiple (no fewer than three Courses of Action (COAs) for system and architectural improvements. The contractor will perform in-depth assessments, deliver actionable recommendations, and furnish the Government with detailed milestone schedules and Rough Order of Magnitude (ROM)cost estimates to support informed decision-making.

      - The contractor shall perform comprehensive analyses of existing system and architectural performance to identify areas of improvement, assess deficiencies, and establish baseline metrics for comparison.

      - The contractor shall develop at least three viable Courses of Action (COAs) that offer distinct paths forward for system enhancements. Each COA must address technical feasibility, risk factors and potential benefits, enabling a comparative evaluation by the Government.

      - The contractor shall submit a detailed study report that:

- Provides a clear recommended path forward for the system.

- Includes, for each COA, a milestone schedule outlining key implementation phases and timelines.

- Offers ROM cost estimates based on defined assumptions to facilitate budgetary considerations and decision-making.

      - The contractor shall clearly articulate the rationale behind the recommended COA, including:

- The technical and operational benefits of the recommendation.

- A detailed schedule for implementation that addresses major milestones.

- Supporting ROM cost estimates to enable the Government to assess trade-offs and benefits.

      - The contractor shall ensure that all analyses and recommendations are validated through close coordination with the Government, including scheduled briefings and reviews to discuss findings, address feedback, and refine the proposed COAs.

# Government Furnished Property/Government Furnished Service-Will be released with Final RFP

# Appendices

Appendix A: Applicable Publications and Forms

- ISO 17666: Space Systems - Risk Management

- EIA 649-1/SMC-T-007: Conﬁguration Management Requirements for Defense Contracts/ECP Deﬁnitions

- MIL-STD-882E: System Safety

- DoDI 8510.01: Risk Management Framework (RMF) for DoD Information

Technology (IT)

- MIL-HDBK 881: Work Breakdown Structure Systems Engineering

- ISI/IEC/IEEE 15288.1/SMC-T-005

- MIL-HDBK-61A: Conﬁguration Management Guidance

- FISMA: Federal Information Security Management Act (Systems Security)

- DoDD 8500.1: Information Assurance

- DoDI 8500.2: Information Assurance Implementation

- DoDD 8581.1: Information Assurance Policy for Space Systems Used by the DoD

- AFI 33-202V1: Network and Computer Security

- AFI 33-201V2, Communications Security (COMSEC) User Requirements

- DoD C-5200.5: Communications Security (COMSEC)

- MIL-HDBK 1785: System Security Engineering Program Management Requirements

- AFPD 63-17: Technology & Acquisition Systems Security Program Protection

- AFPAM 63-1701: Program Protection Planning Software Development

- IEEE 1471: IEEE Recommended Practice for Architectural Description of Software-Intensive Systems

- SIS 502: SCN Interface Specification

- MIL-STD-1833: Test Requirements for Ground Equipment & Assoc Computer S/W Supporting Space Vehicles

- IEEE 1012: IEEE Standard for Software Veriﬁcation and Validation

# Appendix B: Enabling Requirements for Government Program Contracts

- This contract covers part of a program which is under the general program management of the United States Space Force Space Systems Command (SSC). The Space Force has entered into a contract with The Aerospace Corporation, a Virginia nonproﬁt corporation operating a Federally Funded Research and Development Center (FFRDC), for the services of a technical group that will support the DoD/U.S. Government program office by performing General Systems Engineering and Integration, Technical Review, and/or Technical Support including informing the commander or director of the various Department of Defense (“DoD”) organizations it supports and any U.S. Government program office of product or process defects and other relevant information, which, if not disclosed to the U.S. Government, could have adverse effects on the reliability and mission success of a

U.S. Government program.

- General Systems Engineering and Integration (GSE&I) deals with overall system deﬁnition; integration both within the system and with associated systems; analysis of system segment and subsystem design; design compromises and tradeoffs; deﬁnition of interfaces; review of hardware and software, including manufacturing and quality control; observation, review and evaluation of tests and test data; support of launch, ﬂight test, and orbital operations; appraisal of the Contractors' technical performance through meetings with contractors and subcontractors, exchange and analysis of information on progress and problems; review of plans for future work; developing solutions to problems; technical alternatives for reduced program risk; providing comments and recommendations in writing to the applicable DoD System Program Manager and/or Project Officer as an independent technical assessment for consideration for modifying the program or redirecting the Contractor's efforts; all to the extent necessary to assure timely and economical accomplishment of program objectives consistent with mission requirements.

- Technical Review (TR) includes the process of appraising the technical performance of the Contractor through meetings, exchanging information on progress and problems, reviewing reports, evaluating presentations, reviewing hardware and software, witnessing and evaluating tests, analyzing plans for future work, evaluating efforts relative to contract technical objectives, and providing comments and recommendations in writing to the applicable Government Program Manager as an independent technical assessment for consideration for modifying the program or redirecting the Contractor’s efforts to assure timely and economical accomplishment of program objectives.

- Technical Support (TS) deals with broad areas of specialized needs of customers for planning, system architecting, research and development, horizontal engineering, or analytical activities for which The Aerospace Corporation is uniquely qualiﬁed by virtue of its specially qualiﬁed personnel, facilities, or corporate memory. The categories of TS tasks are: Selected Research, Development, Test and Evaluation; Plans and System Architecture; Multi-Program Systems Enhancement; International Technology Assessment; and Acquisition Support.

- In the performance of this contract, the Contractor agrees to cooperate with The Aerospace Corporation by 1) responding to invitations from authorized U. S. Government personnel to attend meetings; 2) by providing access to technical information and research, development planning data such as, but not limited to,

design and development analyses, test data and results, equipment and process speciﬁcations, test and test equipment speciﬁcations and procedures, parts and quality control procedures, records and data, manufacturing and assembly procedures, and schedule and milestone data, all in their original form or reproduced form and including top-level life cycle cost* data, where available; 3) by delivering data as speciﬁed in the Contract Data Requirements List; 4) by discussing technical matters relating to this program; 5) by providing access to contractor facilities utilized in the performance of this contract; 6) and by allowing observation of technical activities by appropriate technical personnel of The Aerospace Corporation. The Aerospace Corporation personnel engaged in GSE&I, TR, and/or TS efforts: (i) are authorized access to all such technical information (including proprietary information) pertaining to this contract and may discuss and disclose it to the applicable DoD personnel in a program office; (ii) are authorized to discuss and disclose such technical information (including proprietary information) to the commander or director of the various DoD organizations it supports and any U.S. Government personnel in a program office which, if not disclosed to the U.S. Government, could have adverse effects on the reliability and mission success of a

U.S. Government program; and (iii) Aerospace shall make the technical information (including proprietary information) available only to its Trustees, officers, employees, contract labor, consultants, and attorneys who have a need to know.

- The Contractor further agrees to include in all subcontracts a clause requiring compliance by subcontractor and supplier and succeeding levels of subcontractors and suppliers with the response and access and disclosure provisions of this Enabling Clause, subject to coordination with the Contractor, except for subcontracts for commercial items or commercial services. This agreement does not relieve the Contractor of its responsibility to manage the subcontracts, effectively and efficiently nor is it intended to establish privity of contract between the Government or The Aerospace Corporation and such subcontractors or suppliers, except as indicated in paragraph (d) below.

- The Aerospace Corporation shall protect the proprietary information of contractors, subcontractors, and suppliers in accordance with the Master Non-disclosure Agreement. The Aerospace Corporation entered into with the Government, a copy of which is available upon request. This Master Non-disclosure Agreement satisﬁes the Nondisclosure Agreement requirements set forth in 10 U.S.C. §2320 (f)(2)(B), and provides that such contractors, subcontractors, and suppliers are intended third-party beneﬁciaries under the Master Non-disclosure Agreement and shall have the full rights to enforce the terms and conditions of the Master Non-disclosure Agreement directly against The Aerospace Corporation, as if they had been signatory party hereto. Each such contractor, subcontractor, or supplier hereby waives any requirement for The Aerospace Corporation to enter into any separate company-to-company conﬁdentiality or other non-disclosure agreements.

- Aerospace shall make the technical information (including proprietary information) available only to its Trustees, officers, employees, contract labor, consultants, and attorneys who have a need to know, and Aerospace shall maintain between itself and the foregoing binding agreements of general application as may be necessary to fulﬁll their obligations under the Master Non-disclosure Agreement referred to herein, and Aerospace agrees that it will inform contractors, subcontractors, and suppliers if it plans to use consultants, or contract labor personnel and, upon the request of such contractor, subcontractor, or supplier, to have its consultants and contract labor personnel execute non-disclosure agreements directly therewith.

- The Aerospace Corporation personnel are not authorized to direct the Contractor in any manner. The Contractor agrees to accept technical direction as follows:

  - Technical direction under this contract will be given to the Contractor solely by SSC.

  - Whenever it becomes necessary to modify the contract and redirect the effort, a change order signed by the Contracting Officer, or a Supplemental Agreement signed by both the Contracting Officer and the Contractor will be issued.

* Cost data is defined as information associated with the programmatic elements of life cycle (concept, development, production, operations, and retirement) of the system/program. As defined, cost data differs from “financial” data, which is defined as information associated with the internal workings of a company or contractor that is not specific to a project or program.

Appendix C: Associate Contractor Agreements:

The contractor shall enter into Associate Contractor Agreements (ACA) for any portion of the contract requiring joint participation in the accomplishment of the Government's requirement. The agreements shall include the basis for sharing information, data, technical knowledge, expertise, and/or resources essential to the integration of the programs for which a Task Order under the HADES contract was issued and which shall ensure the greatest degree of cooperation for the development of the program to meet the terms of the contract. Associate Contractors are listed below.

ACAs shall include the following general information:

- Identify the associate contractors and their relationships.

- Identify the program involved and the relevant Government contracts of the associate contractors.

- Describe the associate contractor interfaces by general subject matter.

- Specify the categories of information to be exchanged or support to be

provided.

- Include the expiration date (or event) of the ACA.

- Identify potential conﬂicts between relevant Government contracts and the ACA; include agreements on protection of proprietary data and restrictions on employees.

A copy of such agreement shall be provided to the Contracting Officer for review before execution of the document by the cooperating contractors.

Nothing in the foregoing shall affect compliance with the requirements of the clause at the Department of the Air Force Federal Acquisition Regulation Supplement (DAFFARS) 5352.209-9000, Organizational Conflict of Interest ALTERNATES IV, and VI (OCT 2010).

The contractor is not relieved of any contract requirements or entitled to any adjustments to the contract terms because of a failure to resolve a disagreement with an associate contractor.

Liability for the improper disclosure of any proprietary data contained in or referenced by any agreement shall rest with the parties to the agreement, and not the Government.

All costs associated with the agreements are included in the negotiated cost of this contract. Agreements may be amended as required by the Government during the performance of this contract.

The following contractors are associate contractors with whom agreements are required: CONTRACTOR   ADDRESS	PROGRAM/CONTRACT

a.i. solutions, Inc.	4500 Forbes Blvd., Suite 300

Lanham, MD 20706

POPS-I/FA8818-22-D-0002

Others to be speciﬁed on individual Task Orders as required.