PERFORMANCE WORK STATEMENT (PWS)

Enterprise Technical Documentation, Modernization Strategy, and Roadmap Development Services.

- BACKGROUND

The Federal Mediation and Conciliation Service (FMCS) operates a cloud‑based enterprise digital environment centered on Microsoft 365 (M365) services and integrated commercial and custom applications. The current ecosystem includes SharePoint Online, Microsoft Teams, Power Platform components, Dataverse, SQL Server, Collabspace (ERM), LMS365, Azure cloud services, a .NET C# application, an AWS‑hosted WordPress public website, and multiple legacy custom-developed systems.

FMCS requires performance‑based contractor support to develop authoritative enterprise technical documentation, including system overviews, architecture descriptions, and functional designs that define how FMCS business processes, user interactions, data flows, and system capabilities will operate within the future‑state enterprise environment. The Contractor shall also develop modernization strategies, migration roadmaps, and future‑state architecture recommendations. All services must align with federal IT, cybersecurity, and records management requirements and support the Agency’s long‑term goals for modernization, interoperability, and operational resilience.

2.0 PURPOSE

To obtain performance-based services for enterprise technical documentation,

modernization strategy development, and future-state roadmap generation across the

Agency’s digital ecosystem.

3.0 OBJECTIVE

The Contractor shall deliver comprehensive system documentation packages,

modernization assessments, cloud migration roadmaps, Migration feasibility studies and

analysis of alternatives (Salesforce, Power Platform, Opensource, others), enterprise future-state architecture blueprints, governance and compliance alignment frameworks, and technology strategy plans supporting executive decision-making and digital

transformation.

4.0 PERFORMANCE-BASED SCOPE

The Contractor shall perform work based on measurable outcomes including

documentation completeness, modernization recommendations, compliance traceability,

and roadmap sequencing.

4.1 ENTERPRISE TECHNICAL DOCUMENTATION

Deliver complete documentation packages including architecture diagrams, data

models, workflow documentation, integration maps, security models, hosting

configurations, compliance posture mapping (FISMA, NIST 800-53, OMB A-130,

Section 508), dependency mapping, risk identification, and licensing inventories.

4.2 MODERNIZATION ASSESSMENTS

Provide structured modernization analysis including technical debt assessment, security

posture evaluation, accessibility review, governance assessment, scalability analysis,

prioritized recommendations, and modernization sequencing.

4.3 FUTURE-STATE ARCHITECTURE & STRATEGY

Develop a 1–3 year enterprise modernization strategy including future-state

architecture, application rationalization, cloud optimization roadmap, data strategy,

governance enhancements, security modernization plan, DevSecOps framework,

reporting and analytics strategy, and budgetary planning framework.

4.4 SYSTEM-SPECIFIC DOCUMENTATION & ROADMAPS

Produce documentation and strategy deliverables for:

• Microsoft 365 ecosystem

• CCMS (Dynamics / Power Apps – Azure GCC)

• Arbitration System (.NET / SQL / Azure)

• WordPress Public Web Environment (AWS)

• WordPress AWS to Azure Migration

Each shall include current-state documentation, modernization assessment, cost-benefit

analysis, future-state architecture, and migration sequencing plan.

4.5 COMPLIANCE & GOVERNANCE ALIGNMENT

All deliverables shall align with FISMA , NIST 800-53, OMB A-130, Section 508 (WCAG

2.0 AA), NARA requirements, secure development practices, ATO documentation,

POA&M tracking, and continuous monitoring frameworks.

4.6 INVESTIGATION PHASE (FIRST 90 DAYS)

Deliver Investigation Project Plan, stakeholder interview summaries, system inventory,

architecture baseline report, technical debt register, risk register, and modernization

opportunity matrix within 90 days of award.

4.7 REPORTING REQUIREMENTS

Provide Monthly Status Reports including executive summary, documentation progress,

roadmap development status, risks/issues, milestones, and financial dashboard

(planned vs actual vs variance).

5.0 DELIVERABLE SCHEDULE

• Investigation Project Plan – 20 Days; Day 20

• Baseline Documentation – 45 Days; Day 45

• System Documentation Packages – Rolling Delivery

• Modernization Reports – Within 45 Days after Baseline; Day 90

• Enterprise Strategy Report – 60 Days; Day 60

• Migration Roadmaps – 90 Days; Day 90

• Final Consolidated Strategy & Roadmap – 120 Days; Day 120

6.0 PERFORMANCE METRICS

• Documentation Accuracy ≥90%

• Cost Estimate Reliability ±20%

• Compliance Coverage 100%

• On-Time Delivery ≥90%

7.0 PERIOD OF PERFORMANCE

Base Period: 4 months

8.0 ACCEPTANCE CRITERIA

Deliverables will be accepted when documentation is complete and accurate, roadmaps

include sequencing and cost models, compliance traceability is validated, and executive

stakeholders approve.