AIR FORCE CONTRACT AUGMENTATION PROGRAM VI

PERFORMANCE WORK STATEMENT

14 April 2026

- INTRODUCTION: The Air Force Contract Augmentation Program (AFCAP) serves as a responsive, global force multiplier for commanders and Government agencies, supporting contingencies both within the contiguous United States (CONUS) and outside the contiguous United States (OCONUS). AFCAP delivers rapid solutions in design/construction, service contracts, and logistics/commodities. This Performance Work Statement (PWS) establishes the overarching framework and requirements for all Task Orders (TO) awarded under this Indefinite Delivery/Indefinite Quantity (IDIQ) contract. It defines the technical, functional and performance characteristics of the required work, emphasizes outcome-based results, and provides standards such that performance can be evaluated in terms of quality and/or timeliness of output. The Government does not guarantee a continuous demand or future requirements.

- DESCRIPTION OF SERVICES: Under this IDIQ, the Contractor shall maintain the capacity and capability to rapidly provide resources and management to support a broad range of worldwide missions including global disorder contingencies, humanitarian or peacekeeping operations, and disasters (natural or man-made); contingency locations and operations, organize, train and equip (OT&E) activities; foreign assistance; and exercises. This support is available to Department of Defense (DOD), Combatant Commands (CCMD or COCOM), North Atlantic Treaty Organization (NATO), and other Government organizations supporting National Command Authority objectives. AFCAP supports logistical services to support installations, troops, units, and operations responding to both programmed and un-programmed requirements. AFCAP also provides: construction services; support adapting to changes in current operations and troop strength at existing installations; backfill support at existing operational locations to augment mission requirements, bridge contract support until other execution avenues become available; support for base closure actions; and support for new and existing operations and installations. The Contractor shall employ sound business practices that emphasize efficiency, innovation, and cost-effectiveness. The Contractor shall not perform inherently governmental functions as defined in Federal Acquisition Regulation (FAR) Subpart 7.5, “Inherently Governmental Functions." Section 7.0 outlines potential task types under AFCAP, including construction, commodities, and services. Specific requirements will be detailed in individual TOs. The requirements outlined in this PWS provide a general framework for performance under the IDIQ contract. Specific requirements, deliverables, and performance standards will be defined in individual TOs to ensure alignment with mission objectives and evolving operational needs.

- SCOPE: The AFCAP supports United States (U.S.) national interests and security objectives by providing rapid-response capabilities for contingency planning, deployment, training/equipping of forces, emergency/contingency construction, logistics/commodities, and services. These capabilities align with definitions in the DOD Dictionary of Military and Associated Terms. AFCAP provides a full range of Base Operating/Life Support (BOS/BLS) and logistical support on an as-required basis to support a wide spectrum of activities, including, but are not limited to: Major Theater War(s); Small Scale Contingencies; Irregular Warfare; responses to Violent Extremist Organizations (VEO); foreign assistance, developmental assistance, humanitarian assistance, and security assistance (including Foreign Military Sales); peacekeeping; counterinsurgency, counterdrug and counterterrorism operations; maritime security operations; recovery operations and denial measures; domestic/international emergency support; infrastructure/facility design/build, design/build/operate, demolition, and site restoration; deliberate and crisis action planning; and military exercises (including Joint Chiefs of Staff sponsored) authorized by the National Command Authority. Specific tasks and performance requirements will be defined in the individual TO PWS.

- MAIN CONTRACT COMPLIANCE REQUIREMENTS: The Contractor shall maintain a fully staffed Program Management Office (PMO) and updated AFCAP Management Plan [Contract Data Requirement List (CDRL) A001] throughout the contract period. The PMO shall include, at a minimum, a Program Manager, Alternate Program Manager; Primary and Secondary 24-hour contacts, and 24-hour availability of Contract Managers, Deployment Managers, and Security Managers. The AFCAP Management Plan [CDRL A001] shall outline the Contractor’s approach to managing this contract and include, at a minimum: Staffing Plan, Quick Response Plan, Quality Control Plan, Procurement Plan, Subcontract Management Plan, Safety Plan, Security Plan, Property Control Plan (PCP), Contingency Plan for Essential Contract Services, and a plan to address DOD’s Combating Trafficking in Persons (CTIP) Program (DODI 2201.01 – CTIP).  The Contractor shall update all applicable components of the AFCAP Management Plan [CDRL A001], as needed to reflect current processes and procedures. The Contractor shall submit updates to the Contracting Officer (CO) and AFCAP Program Management Team for acceptance. The Government will deem failure to maintain required PMO staffing or an adequate AFCAP Management Plan as a non-compliance issue. In the event of non-compliance, the Government reserves the option to exclude the Contractor from future TO competitions, decline to exercise remaining option periods on existing TOs, and/or decline to exercise option periods on the AFCAP main contract.

  - Program Management Office (PMO) Support: The Contractor shall assign a Program Manager and Alternate Program Manager for the AFCAP Basic Contract and designate on-site TO managers (referred to as “Site Managers”) for each awarded TO. The Program Manager, Alternate Program Manager, and designated Site Managers are identified as key personnel. Key personnel shall meet the qualifications outlined below and remain in their positions for a minimum performance period of at least 12 months, unless prevented by medical conditions, termination, resignation, or retirement. The Contractor shall notify the AFCAP CO and Government Program Manager of any proposed changes at least ten (10) calendar days in advance. The Government reserves the right to reject proposed changes in the Contractor Program Manager. For proposed personnel substitutes, the Contractor shall submit relevant documentation (e.g., resume); and a detailed justification outlining the circumstances necessitating the substitution. The Contractor shall submit a “Key AFCAP VI Contact Listing” in Microsoft Word format, no later than 60 calendar days after contract award. The Key AFCAP VI Contact Listing shall contain the following information for the Program Manager, Alternate Program Manager; Primary and Secondary 24-hour contacts, Primary and Alternate Contracts Managers, Primary and Alternate Deployment Managers, and Security Manager: Names, Office phone numbers, cell phone numbers, individual e-mails, AFCAP VI corporate e-mails, and a classified mailing address for the Security Manager. The Contractor shall include photographs for the Program Manager and Alternate Program Manager; photos are optional for the remainder of the team. The Contractor shall provide the Government with an updated Key AFCAP VI Contact Listing after any changes occur with five (5) business days. The Contractor shall submit updates to the CO and AFCAP Program Management Team for acceptance.

    - Program Manager Qualifications: The Program Manager shall possess a current Secret Security Clearance; and five (5) years of program management experience within the last seven years, with expertise in the following areas:

      - Government appropriations

      - Air Force Mission Support functions, specifically Engineering and Force Support

      - Construction, Services, and Commodities

      - Government acquisitions

      - Management of multiple TOs of a magnitude greater than $2M each in geographically dispersed locations simultaneously or equivalent deployment experience.

    - Alternate Program Manager Qualifications: The Alternate Program Manager shall possess a current Secret Security Clearance; and two (2) years of program management experience within the last seven years, with expertise in the following areas:

      - Government appropriations

      - Engineering, Construction, Services, or Commodities

      - Government acquisitions

      - Management of multiple TOs of a magnitude greater than $400K.

    - On-Site TO Manager Qualifications: For each TO, the Contractor shall designate an empowered on-site TO manager, referred to as the “Site Manager” (SM), with the authority to make decisions; and direct all subcontractors on behalf of the prime contractor. The SM shall possess the experience and expertise necessary to effectively manage the TO and ensure successful performance. The Contractor shall also designate an Alternate Site Manager (ASM) for each such TO, capable of acting on behalf of the SM in their absence. At a minimum, the SM and ASM shall meet the qualifications as indicated below, which may be increased in the individual TO PWS. The Government reserves the right to review and approve the qualifications of the SM and ASM, as further detailed in the relevant TO.

      - Current Secret Security Clearance.

      - Experience in managing projects or contracts of similar complexity, scope, and location type (e.g., austere or remote), as identified in the individual TOs.

      - Demonstrated experience relevant to TO requirements (e.g., engineering, base operation support, dining facilities, etc.).

  - Required Responsiveness: The Contractor shall maintain responsiveness to meet AFCAP requirements, including on-call capability, proposal responses, and on-site responses for urgent tasks.

    - On-Call Capability. The Contractor shall maintain a 24-hour, 7 day a week on-call capability and respond to the CO by telephone within one (1) hour of notification. The Contractor representative, responding to the CO, must have the authority to bind the Contractor, make financial commitments, and allocate resources on behalf of the Contractor.

    - Task Order (TO) Proposal Response:

      - Fair Opportunity Proposal Request (FOPR) for TOs: The Contractor shall submit TO proposals via electronic transmission, in accordance with the TO FOPR instructions. Unless directed otherwise, proposals shall not exceed 20 MB. Contractors who fail to propose on at least one (1) effort per five (5) consecutive FOPRs, or at least one (1) per six-month period (whichever comes later), will be considered dormant. Dormant Contractors may be excluded from FOPR notifications, and the Government reserves the right not to exercise the remaining options periods.

      - Unusual & Compelling Urgency TOs: For TOs designated as unusual and compelling urgent, the Contractor shall submit a proposal within 24 hours of the CO’s request, unless otherwise specified. The 24-hour response time begins upon the CO’s initial notification. The requirement to physically receive classified or unclassified files, materials, etc., does not extend the 24-hour response time.

    - Unusual & Compelling Urgency On-Site Response: The Contractor shall respond on site to unusual and compelling urgent requirements within 24 hours for CONUS locations and 48 hours for OCONUS locations. This response time begins upon the CO’s initial official/formal notification. The requirement to physically receive classified or unclassified files, materials, or other documentation does not extend the 24-hour response time. For tasks involving classified information, the Contractor must respond either in person to the AFCEC vault or via Secure Video Teleconference (SVTC) per PWS Paragraph 4.3.1.1. within two (2) hours of initial official/formal notification. Contractors may also be required to provide binding TO proposals within 24 hours for urgent tasks.

  - Security Program Compliance: The Contractor shall implement and maintain a comprehensive security program to comply with all applicable security requirements throughout the contract period. This includes adherence to Defense Security Service (DSS) standards, cybersecurity measures, supply chain risk management, and operations security protocols. If the Contractor does not have an approved security program at any time, the Government may take action as described in the paragraph entitled, “Main Contract Compliance.”

    - The Contractor shall maintain a DSS (or DSS replacement entity) approved security program and meet the requirements for any applicable Facility Clearance (FCL). The contractual security specification DD Form 254 (DD-254) provides security guidance for this program. The Contractor shall: maintain the ability to physically receive classified information at the AFCEC vault at Tyndall AFB, including materials classified up to SECRET ; protect, store, and properly dispose of all classified materials in accordance with DOD 5200-series publication and the DOD Information Security Program; adhere to the security requirements outlined in the DD-254, Contract Security Classification Specification, and flow these requirements down to all subcontractors, as applicable; and guarantee access to facilities and secure communications necessary to accomplish assigned tasks.

      - Classified Information Access. The Contractor shall gain access to classified information as needed to support work worldwide. As an alternative to physical receipt at the AFCEC Vault at Tyndall AFB, the Contractor shall establish a Communications Security (COMSEC) account with SIPRNet email address and SVTC capability.

      - Operational Security (OPSEC) Plan. The Contractor shall update and maintain an OPSEC Plan, including SIPRNet and SVTC details, prior to gaining permission to access any classified information via alternate methods.

    - Compliance: The Contractor shall implement and maintain cybersecurity measures for all systems, networks, and data used in support of this contract, adhering to applicable DOD cybersecurity standards (e.g., NIST 800-171, Cybersecurity Maturity Model Certification (CMMC) Framework), as applicable. The Contractor shall:

      - Conduct regular vulnerability assessments and penetration testing.

      - Implement and maintain appropriate security controls to protect against unauthorized access, use, disclosure, disruption, modification, or destruction of information.

      - Provide cybersecurity awareness training to all personnel.

      - Report any cybersecurity incidents to the Government IAW applicable regulations and procedures.

    - Supply Chain Risk Management (SCRM): The Contractor shall develop, implement, and maintain a comprehensive SCRM plan. This plan shall be designed to directly support the Government's Vendor Threat Mitigation (VTM) program, as outlined in DOWI 3000.19, and will be used to identify, assess, and mitigate risks associated with the procurement and delivery of goods and services under this contract. This SCRM plan shall include, at a minimum:

      - Subcontractor and Supplier Due Diligence: Conduct thorough due diligence and vetting for all vendors and subcontractors at any tier. The process must be sufficient to collect and provide all necessary information for the Government to conduct its threat assessments and assign risk ratings IAW DOWI 3000.19.

      - Counterfeit Parts Prevention: Implement measures to verify the authenticity and integrity of all components.

      - Trade Regulation Compliance: Follow all applicable trade regulations and export control laws.

      - Incident Reporting: Establish procedures for reporting and responding to supply chain security incidents.

      - VTM Compliance and Risk Mitigation: Conduct risk mitigation IAW Vendor Threat Mitigation (DODD 3000.16). The contractor shall ensure all acquisitions and vendor relationships are compliant with Vendor Threat Mitigation (VTM) policies in DODD 3000.16 and the procedures in DOWI 3000.19. The contractor shall actively participate in risk mitigation activities as directed by the Government.

      - Vendor Information Reporting: Provide and maintain a comprehensive Vendor Information Report as a component of the Monthly Status Report (CDRL A007). This report shall contain the specific company, personnel, and related data required to support the Government's VTM assessment process for the prime contractor and all subcontractors at any tier.

    - The Contractor shall comply with all applicable OPSEC, COMSEC and Telecommunications Electronic Materials Protected from Emanating Spurious Transmission (TEMPEST) policies and procedures. The Contractor shall integrate OPSEC into relevant areas of the contract IAW DOD Directive 5205.02E, DOD OPSEC Program, and any agency-specific regulations; communicate OPSEC requirements to subcontractors handling Critical Information (CI); and safeguard CI, which includes specific details regarding friendly intentions, capabilities, or activities that adversaries could use to counteract mission success.

  - Ethical Compliance: The Contractor shall adhere to all applicable ethical standards, laws, and regulations throughout the contract period. This includes compliance with the Joint Ethics Regulation (JER), equal employment opportunity laws, and provisions related to human trafficking and inhumane living conditions, including Title 18 United States Code (USC), Section 1592, and the DOD CTIP Program.

    - The Contractor shall comply with DOD 5500.07, Ethics and Standards of Conduct. In exceptional circumstances where strict adherence to specific provisions of DOD 5500.7-R would demonstrably hinder mission accomplishment, the CO may waive or modify this requirement. Waivers shall be issued in writing, be limited in scope and duration, be subject to legal review, and only be considered when no reasonable alternative exists that complies with the JER and meets the mission requirement. The Contractor bears the burden of proof for demonstrating the necessity of a waiver.

    - The Contractor shall comply with all applicable federal, state, and local laws and regulations regarding equal employment opportunity. The Contractor shall not discriminate against any employee or applicant for employment because of race, color, religion, sex, sexual orientation, gender identity, national origin, age, disability, or any other protected characteristic.

    - Prohibition Against Human Trafficking, Inhumane Living Conditions, and Withholding of Employee Passports: The Contractor, including all subcontractors at all tiers, shall comply with Title 18, USC, Section 1592, which prohibits: destroying, concealing, removing, confiscating, or possessing passports or other immigration documents to restrict a person’s liberty; and maintaining labor or services of a person who is or has been a victim of severe trafficking in persons. The Contractor shall implement a comprehensive human trafficking prevention program to address DOD’s CTIP Program that includes training, monitoring, and reporting procedures. The Contractor shall document the program in their AFCAP Management Plan [CDRL A001].

    - Affirmative Duty to Report Violations: The Contractor has an affirmative duty to advise the CO if it becomes aware of any violations of human trafficking laws, inhumane living conditions, or withholding of passports by its employees or subcontractors. The CO or designated representatives may conduct random checks to verify compliance with these requirements.

    - Employment Practices: To comply with CTIP prohibitions, the Contractor shall perform the following:

      - Identification Documents. Hold employee passports or identification documents only for the shortest period necessary for administrative processing.

      - Employment Contracts. Provide all employees with signed employment contracts in English and the employee’s native language, clearly defining the terms of employment and compensation.

      - Licensed Firms. Avoid using unlicensed recruiting firms or firms that charge illegal recruiting fees.

    - Living Conditions. The Contractor shall provide employees with living conditions that meet sanitation, health, safety, and space requirements, including: A minimum of fifty square feet of personal living space per employee; access to clean water, adequate sanitation facilities, and safe housing. The CO may grant a waiver for living space requirements if the existing square footage is within 20% of the minimum and overall conditions are determined acceptable. A copy of the waiver approval shall be maintained at the respective life support area.

      - Life Support Area Compliance. The Contractor shall incorporate checks of life support areas into its Quality Control Program to verify compliance with the requirements of this Trafficking in Persons Prohibition. These checks will be reviewed as part of the Government’s Quality Assurance process.

      - Visas and Work Permits. The Contractor shall comply with international laws regarding transit, exit, and entry procedures, as well as requirements for work visas. The Contractor shall follow all Host Country entry and exit requirements, including requirements for visas and work permits.

  - Operational Readiness and Deployment Requirements: The Contractor shall comply with all individual travel clearance requirements outlined in the Foreign Clearance Guide (FCG) for their destination, regardless of transportation method. This includes obtaining necessary country, theater, and special area clearances and confirming deploying personnel review and comply with FCG and pre-travel requirements such as medical evaluations, immunizations, completion of Isolated Personnel Report (ISOPREP), and any Combatant Commander (CCDR)-mandated clearances and training prior to deployment. Personnel traveling on specific order types must confirm their orders include any statements mandated by the FCG. All personnel with security clearances traveling to foreign locations must complete pre- and post-travel security briefings and debriefings, even if not specified in Automated Personnel Accountability System (APACS) documentation. The Contractor shall confirm and verify all personnel meet deployment readiness requirements, including medical evaluations, security clearances, and training, as specified in individual TOs and applicable Government policies. The Contractor shall maintain flexibility to adapt to evolving deployment requirements over the contract period.

    - Pre-Deployment Activities. The Contractor shall complete all pre-deployment activities for prime and subcontractor personnel as required at the contingent location. Prior to arrival for processing, the Contractor shall: schedule a processing slot; confirm Homeland Security Presidential Directive 12 (HSPD-12) or equivalent vetting; enter data into the Mission Partner Identity, Credential, and Access Management (MP ICAM) and Synchronized Pre-deployment and Operational Tracker System (SPOT); complete medical screening and pre-deployment health assessment (medically, psychologically, and dentally); obtain State Department required immunizations; possess a valid State issued driver’s license; complete the Chemical, Biological, Radiological, and Nuclear (CBRN) Defense Awareness Course, and fulfill any other requirements as specified in the FCG. The Contractor shall confirm and verify personnel complete all required training, including pre-deployment, in-theater, and annual refresher training, as specified in individual TOs and applicable Government policies. The Contractor shall ensure that all required (pre-deployment, in-theater, annual refresher, and any CCDR-mandated courses) remains current and valid for the entire period of performance in the Area of Responsibility (AOR). The Contractor shall renew expired training or certifications prior to expiration. Training requirements shall be tailored to the specific needs of each TO. The Contractor shall complete mandatory training such as Anti-Terrorism/Force Protection (AT/FP), CTIP, etc.) on the Government-specified platform (e.g., Joint Knowledge Online (JKO)) and retain completion certificates.

      - Security Clearances/Contractor Vetting: The Contractor shall comply with HSPD-12 requirements for vetting U.S. personnel (military, civilian and contractors) or through an established installation procedure for vetting of Non-U.S. personnel before granting access to U.S. Government installations or network systems.

        - U.S. personnel: Vetting shall be completed based on the appropriate sensitivity level required for TO duties (i.e., Public Trust (Tier 1, Tier 2, and Tier 4) or National Security (Tier 3 or Tier 5). Results shall be reflected in DISS or other Government-provided successor system, as applicable.

        - Non-U.S. personnel: The Contractor shall be solely responsible for thoroughly vetting all LNs/OCNs in compliance with installation procedures and Host Nation (HN) laws and regulations before granting access to Government facilities or installations. The Contractor is responsible for paying for all background investigations, coordinating required vetting for OCNs/LNs according to applicable laws and regulations as required by individual TOs, and providing documentation of the vetting process to the Government for verification.

        - Vetting must be accomplished prior to the Government issuing a Common Access Card (CAC) and before starting work. A CAC grants unescorted access to Government installations or facilities and allows access to Government computer systems. Only vetted personnel shall be granted access to the U.S. Government computer networks. The appropriate level of vetting for an individual contractor shall be commensurate with the level of access required to perform TO duties. Failure to obtain or maintain adequate vetting shall result in removal from the TO. Non-vetted Non-U.S. personnel shall not be granted CACs and must follow procedures for badging and access to Government facilities or installations. See Section 4.6.2.3. and 4.6.2.4. for more information related to access to the U.S. Government computer/network.

      - Vetting Process Timeline: The Contractor shall perform vetting as required by the TO. The Government will not accept delays associated with vetting.

    - Deployment Processing: The Contractor shall provide for deployment enabling processing of Contractor personnel at the Deployment Processing Center at Tyndall AFB, FL (or at an alternate location as designated and approved by the Government). This processing includes, but is not limited to: receiving Government-issued Individual Protective Equipment (IPE), if not issued at the deployment location (specifically, chemical warfare ensembles, gas masks, gas mask spectacle inserts (if required)); gas mask fit testing; military specific immunizations (e.g., smallpox, anthrax, etc.); Government Identification Cards containing Geneva Convention provisions; a Government driver’s license; a remains identification aid (e.g. Deoxyribonucleic acid (DNA) sample); and training on IPE use, chemical warfare equipment, Geneva Convention protocols, trafficking in persons, public health, basic law of war/law of armed conflict, moderate risk of isolation, anti-terrorism/force protection, etc. The Government may utilize an alternate processing location when conditions warrant processing other than at Tyndall Air Force Base, FL. The Contractor may propose an alternative method, subject to Government approval before use. Processing slots at Tyndall AFB, or the Government-approved alternate location will be allocated on a first-come, first-served basis. The Contractor shall have a trained company representative accompany their personnel during processing at Tyndall AFB or at the alternate Government-approved location. The company representative shall assist in performing gas mask fit testing and other tasks as deemed necessary by the Government to accomplish vendor processing.

      - The Contractor shall review personnel shot records and provide all Department of State (DOS)-required immunizations no earlier than 30 days before their scheduled departure to a theater of operations to confirm that immunizations are current, as reviewed and approved by a board certified physician or nurse (quick reference located at http://www.vaccines.mil/QuickReference). The Contractor shall comply with military immunization requirements exceeding State Department requirements (e.g., smallpox and/or anthrax provided by the Government), if required for military personnel at that location. The Government will provide required anthrax and smallpox immunizations, as required, to the Contractor at no cost. The Contractor shall track and review shot records annually. The Contractor shall submit a qualifying letter certifying all personnel meet DOS and DOD requirements for performing duty in the AOR, as required by individual TOs.

      - Personal Protective Equipment (PPE) and IPE: The Contractor shall provide all PPE/IPE for employees assigned to their awarded tasks (except for the equipment issued by the Government). For PPE and IPE, see acronyms and abbreviations.

        - Reporting of IPE. The Contractor shall provide monthly reporting of IPE by individual, item and serial number (as applicable – gas masks, ballistic vest plates, etc.) within CDRL A010.

      - The Contractor shall verify personnel have reviewed the following: the Geneva Convention of 1949; all applicable General Orders; trafficking in persons training, anti-terrorism/force protection training, moderate risk of isolation training and basic law of war training, and other items the Government deems necessary.

    - Health and Safety Requirements: The Contractor shall identify and comply with all applicable health and safety requirements for the locations specified in the individual TOs.

      - Fitness for Duty and Medical/Dental Limitations for U.S. Nationals (USN): DOD contractor employees must meet medical standards and be documented as fit to safely perform their duties without limitations. This requires medical and dental evaluations before deploying. The Contractor shall provide the appropriate medical screening for their employees, completed by a licensed medical provider in a country with oversight and accountability of the medical profession. Both the company and the individual contractor must maintain a copy of the completed medical screening documentation in English. The Administrative Contracting Officer (ACO) or the Contracting Officer Representative (COR), in conjunction with Government medical personnel, may conduct quality assurance audits to verify the validity of medical screenings. The Contractor shall meet medical and fitness standards and shall pay for all non-Government provided items. These standards apply to all DOD contractors (prime contractors, sub-contractors, LNs and OCNs) in the COCOM Theater of Operations. All DOD contractors shall follow DOD Instruction 3020.41, “Operational Contract Support” and as supplemented by the CCDR (e.g., the latest version of the “USCENTCOM Individual Protection and Individual-Unit Deployment Policy” or similar). Specialized employees who must meet specific physical standards (e.g., firefighters, aviators, aviation crew members, air traffic controllers, divers, marine craft operators, commercial drivers, etc.) must meet job-specific duty standards, without exception, and maintain valid certifications throughout the deployment. The Contractor shall perform the requirements of this contract regardless of the fitness for duty of deployed employees, the provisions for care offered under this section, and redeployment of individuals determined to be unfit. Employees who fail to meet entrance standards set by the CCDR Surgeon, or who become unfit through their own actions (e.g. pregnancy, alcohol or drug abuse, etc.) shall be removed from the AOR. Personnel found to be medically non-deployable while outside the COCOM Theater of Operation for any length of time shall not enter or re-enter the theater until the non-deployable condition is completely resolved. The Contractor shall immediately report disqualifying medical conditions to the ACO, and the contractor employee shall be immediately redeployed and replaced at contractor expense. The Contractor shall maintain an accessible electronic medical record for each deploying/deployed personnel or a hand-carried record as part of a deployed medical record. This electronic or hand-carried medical record shall contain, as required for the AOR:

        - Annotation of blood type and Rhesus (RH) factor, Glucose-6-Phosphate Dehydrogenase (G6PD), Human Immunodeficiency Virus (HIV), (documented negative result within 120 calendar days prior to deployment), Human Chorionic Gonadotropin (HCG) (required within 30 calendar days of deployment for all women) and DNA.

        - Current medications and allergies, including any force health protection prescription product (FHPPP) prescribed and dispensed to an individual.

        - Special duty qualifications.

        - Annotation of corrective lens prescription.

        - Summary sheet of current and past medical and surgical history and conditions.

        - Most recent DD Form 2795, Pre-deployment Health Assessment or equivalent form.

        - Documentation of dental status classes I or II.

        - Immunization record. Military sites will enter immunization data through Service electronic tracking systems.

      - Medications. Personnel deploying to the COCOM Theater of Operations who require medications shall deploy with at least 180-day supply (or a sufficient amount for shorter deployments) of their maintenance medications with arrangements to obtain a sufficient supply to cover the remainder of their deployment using a follow-on refill prescription. Personnel requiring malaria chemoprophylactic medications shall deploy with enough medication for their entire deployment.

      - Medical equipment. Personnel who require medical equipment (e.g. corrective eyewear, hearing aids) must deploy with all required items in their possession to include two pairs of eyeglasses, protective mask eyeglass inserts, ballistic eyewear inserts, and hearing aid batteries. Contact lenses: Wearing contact lenses in a field/contingency environment is NOT recommended and is at the contractor’s employees’ own risk. Non-permitted equipment: Personal durable medical equipment (nebulizers, scooters, wheelchairs, walkers, catheters, dialysis machines, insulin pumps, implanted defibrillators, spinal cord stimulators, cerebral implants, etc.) is not permitted.

      - Medical Considerations for Multiple Tours. (USNs) Contractor personnel who deploy for multiple tours for more than 12 months total must be re-evaluated for fitness to deploy. An examination shall remain valid for 15 months from the date of the physical. This allows for examination to be valid for up to 90 days before the deployment date. Once a deployment begins, the examination shall only be valid for a maximum of 12 months. The Contractor bears the responsibility for ensuring all employees are aware of the conditions and medical treatment available at the performance location. The Contractor shall include this information and requirement in all subcontracts with performance in the theater of operations.

      - Medical Conditions Preventing Deployment. (USNs) The Contractor shall not deploy any individual with any of the following conditions unless the appropriate COCOM Service Component (i.e., AFCENT, AFNORTH, AFSOUTH, USAFE, PACAF, AFAFRICA, etc.) Surgeon provides approval. These conditions include: Conditions preventing the use of personal protective equipment, (protective mask, ballistic helmet, body armor, and chemical/biological protective garments); conditions prohibiting required theater immunizations or medications; conditions or current medical treatment or medications that contraindicate or preclude the use of chemical and biological protectives and antidotes; diabetes mellitus, Type I or II, on pharmacological therapy; symptomatic coronary artery disease or myocardial infarction within one year before deployment, or within six months of coronary artery bypass graft, coronary artery angioplasty, or stenting; morbid obesity (BMI > 40); dysrhythmias or arrhythmias, either symptomatic or requiring medical or electrophysiological control; uncontrolled hypertension, current heart failure, or automatic implantable defibrillator; therapeutic anticoagulation; malignancy, newly diagnosed or under current treatment, or recently diagnosed/treated and requiring frequent subspecialist surveillance, examination, and/or laboratory testing; dental or oral conditions requiring or likely to require urgent dental care within six months’ time, active orthodontic care, conditions requiring prosthodontic care, conditions with immediate restorative dentistry needs, conditions with a current requirement for oral-maxillofacial surgery; new onset (< 1 year) seizure disorder, or seizure within one year prior to deployment; history of heat stroke; Meniere’s Disease or other vertiginous/motion sickness disorder, unless well controlled on medications available in theater; recurrent syncope, ataxias, new diagnosis (< year) of mood disorder, thought disorder, anxiety, somatoform, or dissociative disorder, or personality disorder with mood or thought manifestations; unrepaired hernia; tracheotomy or aphonia; renalithiasis, current; active tuberculosis; pregnancy; unclosed surgical defect, such as external fixator placement; requirement for medical devices using AC power; HIV antibody positivity; psychotic and bipolar disorders. This list is subject to change and is not comprehensive; other conditions may result in denial of medical clearance for deployment.

      - Emergency Care. (USN, OCNs, and LNs) In accordance with military directives (DODI 3020.41 and DODI 6000.11), resuscitative care, stabilization, hospitalization at Level III (emergency) military treatment facilities and assistance with patient movement in emergencies where loss of life, limb or eyesight could occur will be provided. Hospitalization will be limited to emergency stabilization and short- term medical treatment with an emphasis on return to duty or placement in the patient movement system. Subject to availability at the time of need, a medical treatment facility may provide reimbursable (pay for service) treatment for emergency medical or dental care such as broken bones, lacerations, broken teeth or lost fillings.

      - Routine and Primary Care. (USNs, OCNs, and LNs) Routine and primary medical care is not authorized. Pharmaceutical services are not authorized for routine or known, routine prescription drug needs of the individual. Routine dental care, examinations and cleanings are not authorized.

      - Other Medical Care. (USNs, OCNs, LNs) Notwithstanding any other provision of the contract, the Contractor shall be liable for any and all medically-related services or transportation rendered.

      - Screening and Vaccinations. (USNs, OCNs, LNs) The Contractor shall provide medical screening and vaccination requirements for all contractor employees. All LN and OCNs whose jobs require close or frequent contact with non-LN/OCN personnel (.e.g., dining facility workers, interpreters, security personnel, water and ice production, etc.) must be screened for tuberculosis (TB) using an annual symptom screen. A tuberculin skin test (TST) is unreliable as a stand-alone screening test for TB disease in LN/OCN personnel and should not be used. Specific questions regarding appropriate screening of detainees, prison guards and other higher risk populations should be referred to the Government medical personnel at the deployment location. LN and OCN employees involved in food service, water, and ice production must be screened annually for signs and symptoms of infectious disease. Contractors must confirm employees receive typhoid and hepatitis A vaccinations and this information must be documented in the employees’ medical record/screening documentation. Further guidance of medical suitability regarding force health protection may be provided by the local task force commander or equivalent in consultation with their military medical assets. Immunizations shall be maintained as outlined in the Foreign Clearance Guide (https://www.fcg.pentagon.mil) for the applicable countries and shall be done at contractor expense. The sole exceptions to this policy are anthrax (and smallpox, if required) vaccines which will be provided at Government expense.

        - TB Screening. Contractors and subcontractors at any tier shall confirm and provide satisfactory evidence that any employee, (including Local National (LN), Other Country National, U.S. employees, expats, etc.) working on any task have been screened for and do not currently have active tuberculosis (TB). The Contractor shall screen all LN/OCN employees annually following the most current version of the annual system screen methodology located in the World Health Organization’s “Systematic Screening for Active Tuberculosis” document. Evaluation and treatment of TB among contractors, LNs and OCNs shall be at contractor expense.

          - Test Method. Contractors shall utilize a testing method of a chest x-ray.

          - Chest X-Rays. Chest x-rays shall be taken within 90 days prior to the start of employment.

          - Screening Documentation. Screening may be performed either by a licensed medical provider from the local economy or by contractor’s licensed medical staff. Contractors shall maintain medical screening documentation and make it available to the CO upon request.

          - Badge Issuance. TB screening documentation shall be provided to the responsible base agency prior to issuance of base access badges.

      - Vaccinations. See vaccinations required by COCOM Theater of Operations in the Official Web Site for Military Health (https://health.mil). The direct URL for specific immunizations by Theater is found at: https://health.mil/Military-Health-Topics/Health-Readiness/Immunization-Healthcare/Vaccine-Recommendations/Vaccine-Recommendations-by-AOR. Proof of individual employee vaccinations shall be provided to the CO and COR as proof that their employees and their subcontractor (at any tier) employees have received the above vaccinations. The Contractor shall maintain their employees’ vaccination records for examination by the CO. The Contractor shall confirm that their subcontractors at any tier maintain their respective employees’ vaccination records for examination by the CO. Note: Some CCDR require contractor employees to have a copy of the Center for Disease Control Form 731, “International Certificate of Vaccination or Prophylaxis as Approved by the World Health Organization” or equivalent that shows vaccinations are current. (NOTE: a DD Form 2766C (Computer Generated) “Vaccine Administration Record” is an acceptable substitution for the CDC Form 731)

        - Hepatitis “A.” At least the first inoculation in the Hepatitis “A” series must be given prior to the start of employment, with continuation and completion of the inoculation series. Once the complete Hepatitis “A” vaccination series is completed, it does not have to be repeated.

        - Hepatitis “B.” At least one dose prior to deployment.

        - Typhoid. The Typhoid inoculation must be completed within two years prior to the date of employment in the food and water service capacity. Booster dose of typhim VI vaccine if greater than two years since last vaccination with inactivated / injectable vaccine or greater than five years since receipt of live / oral vaccine. Oral vaccine is an acceptable option only if time allows for receipt and completion of all four doses prior to deployment.

        - Tetanus/Diphtheria. Receive one-time dose of TDAP if no previous dose(s) recorded. Receive tetanus (TD) if greater than or equal to 10 years since last TDAP or TD booster.

        - Varicella. Required documentation of one of the following: born before 1980 (health care workers many not use this exemption), documented previous infection (confirmed by either epidemiologic link or laboratory result), sufficient varicella titer, or documented administration of vaccine (2 doses).

        - Measles / Mumps / Rubella. Required documentation of one of the following: Born before 1957, documentation of effective immunity by titer, or documented administration of 2 lifetime doses of MMR.

        - Polio. See country-specific requirement.

        - Anthrax and Smallpox. See COCOM Theater of Operations requirements. These immunizations will be provided by the Government and at Government expense.

        - Seasonal Influenza. Required documentation of seasonal influenza vaccination including event specific influenza, (e.g., H1N1)

        - Rabies. See COCOM Theater of Operations requirements.

      - Identification Aids. (USN) It is the Contractor’s responsibility to maintain the individual readiness file records needed for identification and processing of their deploying employees.

        - Dental Pantograph. For identification purposes, Contractor employees shall obtain a dental pantograph prior to arrival at designated processing location.

        - DNA Samples. DNA specimen collection is mandatory for all U.S. nationals. DNA samples collected from service members, DOD Civilians, and DOD Sponsored Contractors are stored in the same central facility: the Armed Forces Repository of Specimen Samples for the Identification of Remains (AFRSSIR) located at 16050 Industrial Drive, Suite 100, Gaithersburg, MD 21771. DNA samples will be obtained by the Government during processing, and sent to the AFRSSIR unless a sample is already on file. Retired/prior military are required to call the AFRSSIR to determine if they have a sample on file; the repository WILL NOT accept a second sample. When DNA samples are accessioned by the AFRSSIR, a DNA flag is placed on the donor’s DEERS (Defense Enrollment Eligibility Reporting System) record to indicate that a DNA sample is on file. Service members (active, guard, reserve, and United States Coast Guard) are accessioned into the specimen management system. DOD civilians and Contractors are accessioned into a separate database. All DNA samples are stored for safekeeping in repository freezers and retrieved as needed for identification.

        - Medical Warning Tags. Deploying personnel requiring medical warning tags (medication allergies, G6PD deficiency, diabetes, sickle cell, etc.) shall deploy with red medical warning tags and the contractor and/or the contractor employee shall provide.

    - Post-Deployment Activities (as applicable). The Contractor shall notify the Government within three (3) calendar days after an employee has left their employment. The Contractor shall release an employee’s record in SPOT (or Government-provided successor system) within three (3) calendar days of employee termination. The Contractor shall return their CAC to their company representative who shall in-turn return it to the Government not later than 30 calendar days post deployment. Unauthorized possession of an official credential, like a CAC, can be prosecuted criminally under Title 18, United States Code, § 701. The Contractor shall also return equipment to the place where it was issued (e.g., if issued at Tyndall Air Force Base, then return to Tyndall Air Force Base; if issued at the Expeditionary Theater Distribution Centers (ETDC) then return to the ETDC, etc.). Equipment shall be returned to the applicable location where issued not later than 30 calendar days post deployment and it shall clearly indicate the name of the individual to whom the equipment was issued. If not returned to the correct location, or the returned equipment is not linked to an individual, the Contractor shall reimburse the issuing unit for the equipment. The Government will issue this equipment using a hand receipt (an Air Force (AF) Form 1297, or an updated version) and the Contractor shall maintain copies of these hand receipts when issued and shall also maintain copies of all hand receipts reflecting the equipment has been returned. Failure to maintain adequate proof of return shall result in the Contractor reimbursing the Government for the lost equipment assets. If an individual is leaving one AFCAP contract and going to work for another AFCAP contract, the new AFCAP employer acknowledges that they are accepting responsibility for the equipment at the same time as applying for a CAC. If the individual is leaving employment for another non-AFCAP contract, that individual must return AFCAP accountable equipment and seek equipment through the new contract method. The last AFCAP contract deployment shown in SPOT shall be the Company responsible for return of the gear. If a Contractor has not turned in their IPE, they will not be reissued new IPE until their prior IPE has been turned in or a reimbursement for full replacement provided. The Contractor shall reimburse the Government within 10 calendar days of Government notification for the cost of equipment not accounted as having been returned or for any equipment not returned in serviceable condition. Additionally, the Contractor shall complete a post-deployment health assessment, not later than 30 calendar days after redeployment, and note any changes compared to the pre-deployment health assessment.

    - Contractors Authorized to Accompany the Force (CAAF) Designation and Responsibilities: The Contractor shall understand that personnel designated as CAAF are considered critical to the mission and are expected to perform their duties in a variety of challenging and potentially hazardous conditions. This designation is not granted lightly and comes with specific obligations.

      - The CAAF designation signifies that the employee is providing mission-essential services that may be required to continue during crisis situations, increased threat levels, or other emergencies.

      - All personnel designated as CAAF are required to remain at their assigned location and continue performance of their duties unless and until they are officially ordered to evacuate by the appropriate U.S. Government military authority. The Contractor's corporate policies or desire to relocate personnel do not supersede the authority of the on-site U.S. military commander.

      - The Contractor's staffing, contingency, and mission-essential plans shall account for the responsibilities of CAAF personnel to provide continuous support.

  - General Compliance & Legal Requirements

    - Compliance with Laws, Regulations, and Agreements

      - Contractor Status with HN Government: The Contractor shall ensure employees are kept abreast of applicable laws, agreements, policies, etc. The Contractor shall comply with all applicable U.S. and international law, Status of Forces Agreements (SOFAs), and Host Nation Support Agreements (HNSAs). Unless addressed otherwise by international agreement, Contractor personnel are subject to the law of the nation in which they are located. The Contractor shall be prepared to comply with all local taxes, immigration requirements, customs formalities and duties, environmental rules, bond or insurance requirements, work permits, and transportation or safety codes. The fact that the supported Government entity may enjoy certain exemptions from local law does not mean contractor personnel are also exempt. Generally, Contractor personnel are not exempt from local laws. Contractor personnel accompanying the armed forces who are identified as “essential service contract” (mission essential) are subject to the criminal jurisdiction of the military and the Uniform Code of Military Justice. Additionally, the Contractor is subject to HN criminal law, unless specifically addressed otherwise by international agreement. Under United States law, Contractor employees and other civilians accompanying the armed forces may also be prosecuted by the United States Government for criminal acts. The Contractor bears sole responsibility for identifying and adhering to all applicable HN laws, agreements, and policies impacting their operations and personnel. The Government makes no representation as to the completeness or accuracy of any information provided regarding HN legal requirements.

        - The Contractor shall provide cultural awareness training to personnel deploying OCONUS and shall operate with sensitivity to local customs and traditions in all areas of performance.

        - The Contractor shall strive to minimize environmental impact and promote sustainable practices in all aspects of contract performance, including minimizing waste, promoting recycling, and using energy-efficient equipment and practices, to the maximum extent practicable.

      - Compliance with local rules: Contractor personnel must comply with all rules and regulations set forth by the Department of the Air Force (DAF) while working on any military installation. Notwithstanding the above requirements, when Contractor personnel are off-duty they shall be afforded unrestricted entry and exit privileges in accordance with local base policies, except under the most severe security conditions as determined by the U.S. Installation Commander. The Contractor shall obtain all necessary badges and passes for all its’ employees, subcontractor employees and vehicles from the HN and U.S. Officials prior to the commencement of work. The Contractor is responsible for the work and conduct of its employees and all subcontractors.

      - Export Control Compliance: Deploying contract personnel are responsible for complying with U.S. export control laws and regulations, including the licensing requirements of Title 22 of the USC (Arms Export Control Act) and the Export Administration Regulations (EAR), in relation to movement of sensitive Government issued equipment (chemical warfare and personal protective equipment). The Contractor shall adhere to their company’s export compliance procedures, which may be more stringent. The purpose of these laws is to prevent the delivery of controlled items to foreign entities that may pose a threat to U.S. interests. Even when transported as personal gear, accountable items are subject to the Arms Export Control Law (Title 22 of the USC) and require appropriate export authorization prior to departure. Contractor personnel shall travel with copies of all relevant export authorizations and supporting documentation and shall declare all controlled items to the U.S. Customs & Border Protection upon entry into or exit from the U.S. Contractor employees should consult their corporate export compliance department and/or counsel to verify that they comply with all applicable export control requirements. U.S. GFE must be returned to the designated point of origin or disposed of in accordance with U.S. Government instructions.

      - Host Nation (HN) Tax Laws: The Contractor shall understand and comply with all applicable HN tax laws, including Value Added Tax (VAT) regulations. This includes, but is not limited to, registering for VAT, collecting VAT on taxable supplies, confirming and complying with exemptions from VAT collection, and remitting VAT to the appropriate HN authorities. The Contractor shall maintain accurate records and documentation related to VAT compliance and provide them to the CO and AFCAP Program Management Team on an annual basis, or at any time upon request. The Contractor is responsible for all costs, penalties, fines, and interest assessed by HN authorities resulting from the Contractor’s failure to comply with applicable tax laws and regulations. The Government is not responsible for providing tax advice to the Contractor, and the Government will not be involved in the determination or settlement of tax issues between the HN and the Contractor.

    - Proof of Permission to Conduct Business: The Contractor shall provide with their proposal for any TO, the relevant copies of any permissions, licenses, approvals, and/or other required documents (all shall include English translations) to conduct business in the relevant country, state, province, city, site, location, etc. If a location does not require a Contractor to have permissions to conduct business, indicate this in the response to the FOPR. If it is required, the Contractor shall have a plan with deadlines for receipt of the required permissions, licenses, approvals, and/or other required document (all shall include English translations). Any other conditions will be handled during the FOPR process for TOs. The Government reserves the right to reject any proposal where the Contractor fails to provide satisfactory evidence of required permissions, licenses, and approvals, or fails to demonstrate a credible and timely plan for obtaining such documentation prior to commencement of work. Lack of required documentation may render the proposal technically unacceptable.

    - Insurance Requirements: IAW FAR 28.306(b), TOs may include the requirement for higher monetary insurance limits depending on the deployment location. Increased requirements shall be negotiated on individual TOs as necessary.

  - Operational & Logistical Requirements

    - Remote Sites: The Contractor shall perform work as specified at remote locations. The Contractor shall be responsible for all personnel, supplies, equipment and infrastructure (including but not limited to; potable water, utilities, housing, dining, communications, transportation, security, medical care, etc.). As part of its overall AFCAP Management Plan [CDRL A001], the Contractor shall develop and implement a comprehensive Security Plan addressing the specific security measures to be implemented at remote sites, including physical security, access control, communications security, operational security, information security, and emergency response procedures. The Security Plan shall be tailored to the specific threats and vulnerabilities present at each remote location, shall be regularly reviewed and updated, and shall be subject to Government review and approval.

    - Non-Combatant Status: During contingencies that constitute international armed conflicts, Contractor personnel are non-combatant persons accompanying the armed forces but may nevertheless be subject to hostile action because of the support they provide in close proximity to combat forces. The Contractor shall take necessary measures to prevent personnel from being used in any manner that would jeopardize their status under international law as non-combatant persons accompanying the armed forces. This includes, but is not limited to, refraining from engaging in offensive actions, bearing arms (except as explicitly authorized by the CCDR in writing), or otherwise acting in a manner inconsistent with their non-combatant status. Assuming they have not jeopardized their status as noncombatants, if captured during an international armed conflict, Contractor personnel accompanying the armed forces are afforded the same protection granted to Prisoners of War (POWs) under the Third Geneva Convention of 1949. The Government will not issue firearms to Contractor personnel operating on their installations, nor will the Government allow Contractor personnel to carry personally owned weapons. With the express permission of the geographic CCDR and in consultation with HN authorities, the Government may deviate from this prohibition of firearms only in the most unusual circumstances (e.g., for protection from bandits or dangerous animals if no military personnel are present to provide protection).

    - The Contractor shall provide all logistical support necessary to perform the TO, unless otherwise specified in the TO.

    - Contractor Travel: Use of DOD flights is authorized; however, the Contractor shall fund all DOD flights. Rates for use of military flights are available online at http://www.transcom.mil/. All unofficial (not directed by the Government) travel shall be conducted at the expense of the Contractor (i.e. vacation travel, medical leave, travel accomplished during non-duty time). Contractor personnel shall be permitted to use TRANSCOM (Transportation Command) space available airlift when departing or returning to their work site depending on availability. TRANSCOM space available flights are not guaranteed. TRANSCOM may charge the Contractor for travel. If Contractor personnel use this service, the Government assumes no liability for potential diversions, strandings, or extended absences. The Contractor shall remain responsible for ensuring work schedules are met. The Contractor shall strictly adhere to all applicable Department of Defense travel regulations and policies, including the Joint Travel Regulations (JTR). The Contractor shall track all transit travel.

    - Contractor Communications Coordination: The Contractor shall coordinate communications requirements through the responsible Government representative and maintain radio frequency interference-free operation, telephone line availability at the site(s) of performance, wireless or satellite communications availability, and contractor and Government information systems interoperability.

    - Contractor Liaison with HN Government: Communication by the Contractor with officials, representatives, and/or offices of the HN Government in whose country a TO is or might be planned or executed shall be coordinated with the CO. This coordination does not include Contractor responsibility for obtaining routine items to conduct day-to-day business such as visas, permits, sponsorships, local labor union discussions, and customs clearances. The Contractor shall be responsible for obtaining any necessary licenses, permits, visas, etc. required to perform this contract and for complying with any laws, codes, and regulations applicable to the performance of work in the HN. The Contractor shall document all substantive communications with HN Government officials and provide copies of such documentation to the Contracting Officer upon request.

    - Information Sharing: The Contractor shall function as an integral team member in support of AFCAP, establishing and maintaining effective communication and collaboration with Government stakeholders. As specified in individual TOs, this includes regular meetings, status updates, and feedback mechanisms. The Contractor shall respond promptly to stakeholder inquiries, provide transparent task updates, and actively cooperate with other U.S. Federal Government entities and contractors to ensure successful performance of task(s) under this contract.

  - Personnel Management Requirements

    - On-Site Management Services: The Contractor shall provide on-site management services for all TOs to include at a minimum a SM and ASM. The Contractor shall establish an on-site TO management cell for (at a minimum) meeting contractor’s management requirements.

      - Contractor On-Site Representative(s): Upon receipt of notice to proceed, the Contractor shall identify the on-site manager and alternate, empowered to act on behalf of the prime contractor and to direct all sub-contractors, as required, for completion of the task(s) on subsequent, individual TOs.

      - Meeting Contractor’s Work Requirements: The name of the SM, and alternate(s) who shall act for the Contractor when the SM is absent, and their respective day and evening telephone or cell numbers, shall be designated in writing and provided to the ACO and COR. The SM or alternate shall be on site at all times to oversee all contracted operations. The SM or alternate shall be able to effectively communicate and use technical manuals and references.

      - Contractor Management Responsibilities: These include at a minimum, scheduling, Management Plan updating, supervision, cost control, quality control, subcontractor control, etc., necessary to ensure TO success. The Contractor shall provide the following:

        - Contractor and customer service request/work task receipt, processing, and control.

        - Logistics/procurement management.

        - Contractor command, control, and communications.

        - Liaison (point of contact) with the on-site customer including as a minimum the ACO, COR and, if applicable, the chain of command up to the supported unit commander.

      - Contractor Management Authority and Availability: The SM and alternate(s) shall have full authority to act for the Contractor on all contract matters relating to the daily operation of this contract. When requested by the ACO, the SM or alternate shall be available within two (2) hours of notification to meet on the installation with Government personnel (designated by the ACO) to discuss TO issues. The SM or alternate shall attend base logistics, deployment, exercise, safety, and force protection meetings as deemed necessary by the supported unit commander.

      - English Speaking Representative: The Contractor shall have personnel who can read, write, and speak the English language as managers/supervisors of all sites and functions (e.g., emergency support, security support, electrical support, airfield support, environmental management, food service, lodging, troop support, etc.) at the sites at all times. These managers/supervisors shall be capable of receiving instructions in English and translating the instructions into the language of their workforce. The CO shall have the right to determine whether the proposed representative has sufficient English capabilities. The Contractor shall immediately replace any individual not acceptable to the CO.

    - Appearance: Contractor personnel shall present a professional appearance appropriate to the work being performed. This includes clean clothing that is in good repair and adherence to reasonable hygiene standards. Contractor personnel shall be easily recognized and wear an identification badge indicating that they are Contractor personnel. If Contractor personnel are required to wear a uniform, the uniform must not resemble the military uniform in appearance.

      - Military Garments: Under normal circumstances, the Government shall not issue military garments (e.g., BDUs, Gortex® jackets, etc.) to Contractor personnel. Exceptions may be made when the TO requires the Government to issue such items. In this event, care must be taken to ensure the Contractor personnel are distinguishable from combatant personnel through the use of distinctively colored patches, armbands, or headgear.

    - Access to U.S. Government Local Area Network (LAN).

      - At a minimum, U.S. National Contractor personnel who require LAN access must:

        - Be a U.S. citizen

        - Have successfully completed HSPD-12 vetting and the completed, acceptable vetting is reflected in the DISS or the Government-provided successor system.

        - Complete initial training in the Cyber Awareness Challenge and perform all annual refresher training.

        - Complete, sign, and submit required application for system access (e.g., DD Form 2875, “System Authorization Access Request (SAAR)” or subsequent successor form.)

        - Complete and sign an AF Form 4394, Air Force User Agreement Statement – Notice and Consent.

      - At a minimum, LN and OCN personnel who require LAN access must:

        - Provide proof of a completed local agency check, a fingerprint check against the FBI criminal history database, an FBI investigations file (name check search), and a name check against the Terrorist Screening Database.

        - Complete initial training the DOD Cyber Awareness Challenge on a standalone Government computer and perform all annual refresher requirements.

        - Complete, sign, and submit required application for system access (e.g., DD Form 2875, “System Authorization Access Request (SAAR)” or subsequent successor form.).

        - Complete and sign an AF Form 4394, Air Force User Agreement Statement – Notice and Consent.

    - Access to Government Required Systems: The Contractor shall have CAC credentialing (e.g. contained on the microchip on a CAC) and internet credential interface (e.g. CAC reader) in order to access protected Government information and systems required in the performance of this contract. This includes AFCAP Community of Practice (for contractor processing instructions), MP ICAM (for issuance of a CAC), SPOT (means to obtain Letters of Authorization), JKO account, Air Force training information (required training for contractors), DISS, or the Government-provided successor systems. The Contractor shall maintain as a minimum a (1) primary and at least one (1) alternate capable of performing tasks in all systems or the Government-provided successor systems.

    - Conduct While On-Task: Contract personnel are deemed necessary to be a force multiplier to meet National Command Authority missions. Personnel are expected to contribute positively while on-task and not become a detractor. Contract personnel must follow General Orders and participate in exercises along with U.S. military, DOD civilians, NATO or coalition forces, HN forces, etc. In addition to adhering to General Orders, Contractor personnel shall:

      - Maintain a professional and respectful demeanor in all interactions with Government personnel, military members, and other contractors.

      - Refrain from engaging in disruptive, insubordinate, or unprofessional behavior that hinders mission accomplishment.

      - Adhere to all applicable base regulations regarding alcohol consumption, noise levels, and conduct, whether on or off duty. Public intoxication, disorderly conduct, or any behavior that violates base regulations or disrupts the peace is strictly prohibited.

      - Promptly report any issues or concerns that may impact performance to the Contractor's on-site manager or designated Government representative.

  - Contractor Subcontract Management: The Contractor shall effectively monitor and provide oversight to all its’ Subcontractors’ performance on this TO. The Contractor shall flow-down to the subcontractors all applicable PWS requirements as well as the terms and conditions in the main contract. The Prime Contractor is responsible for all subcontractor deficiencies. To demonstrate effective monitoring, the Contractor shall submit in the Monthly Status Report [CDRL A007], how the Subcontractor(s) were monitored, what was monitored, with what frequency, results of the monitoring (such as compliance with what standards), noted deficiencies and corrective actions taken with timelines for each correction or deficiency(s) identified. Effective monitoring includes, but is not limited to, regular site visits, review of subcontractor records, interviews with subcontractor personnel, and ensuring the timely collection, validation, and submission of all required Vendor Threat Mitigation (VTM) information for every subcontractor at all tiers, as specified in Section 4.3.3.6. This must be included in each Monthly Status Report 100% of the time no later than 30 calendar days from start of contract performance. Failure to adequately monitor and oversee subcontractor performance or to report accurately on subcontractor’s activities, may result in corrective action requests or other contractual remedies, as deemed appropriate by the Contracting Officer. The Contractor shall make good faith efforts to maximize the utilization of small businesses, small disadvantaged businesses, women-owned small businesses, veteran-owned small businesses, and service-disabled veteran-owned small business in their subcontracting efforts, IAW FAR Part 19.

- REPORTING AND DELIVERABLES: The Contractor shall provide reports, data, and deliverables IAW this PWS, as well as those specified in individual TOs. Reporting formats, frequency, and content shall be tailored to meet the specific requirements of each TO and may include electronic submissions, portal uploads, or other methods as directed by the Government. Deliverables required at the main IDIQ level shall be submitted as outlined in this PWS, while TO-specific deliverables may be further defined in the respective TO PWS.

  - Contract Manpower Reporting: The Contractor shall report all Contractor labor hours (including subcontractor labor hours) required for performance of services provided under this contract for the AFCAP IAW DFARS 252.204-7023 Alt I, Reporting Requirements for Contracted Services.

  - Contract Data Requirement List (CDRL): The following list of CDRL items may be required under this contract. The specific applicability of each CDRL to a given TO, the required content, format, and frequency of submission may be defined in the individual TO PWS or as directed by the CO.

A001. AFCAP Management Plan

A002. TO Management Plan

A003. TO Specific Quality Control Plan

A004. TO Specific Mission Essential Plan (MEP)

A005. FLASH Reports

A006. TO Situation Reports

A007. Monthly Status Reports (MSR)

A008. Monthly Cost Reports

A009. Verification of Personnel Security Clearances

A010. Personnel Readiness Report

A011. Travel/Trip Reports

A012. Minutes of Meetings/Conferences

A013. Engineering Drawings/Plans and As-Built Drawings

A014. Color Photographs, Prints, Photo Documentation

A015. Installation Specific Reporting

A016. Government Furnished Property (GFP)

  - Required Plans. The Contractor shall provide copies of all plans to the CO, AFCAP Program Management Team, and as required by subsequent individual TOs. Plans may be required via hard copy, email, or portal depending on the specific situational factors such as file size, expediency of need, or other factors.

    - AFCAP Management Plan [CDRL A001]: The Contractor’s shall develop and maintain a comprehensive and integrated AFCAP Management Plan that governs all aspects of the work performed under this IDIQ contract. The AFCAP Management Plan shall incorporate, at a minimum, a Staffing Plan, Quick Response Plan, Quality Control Plan, Procurement Plan, Subcontract Management Plan, Safety Plan, Security Plan, PCP, Contingency Plan for Mission-Essential Services Contingency Plan (MEP), and a plan to address DOD’s CTIP. The Contractor shall update all applicable components of the AFCAP Management Plan [CDRL A001], as needed to reflect current processes and procedures at no additional cost to the Government. The Contractor shall submit updates to the CO and AFCAP Program Management Team for acceptance.

      - Staffing Plan: The Contractor shall develop and maintain a comprehensive staffing plan that outlines the strategies and processes necessary to meet the PWS requirements. This plan must describe the Contractor’s overall approach to recruiting, training, and retaining personnel, including standard operating procedures, workforce capacity, and prior recruiting efforts to support global contingencies. The Staffing Plan shall also explain the Contractor’s ability to provide on-site expertise worldwide within the time frames specified in individual task orders. It should include procedures to ensure personnel meet all necessary requirements, such as obtaining necessary vaccinations, visas, and other documentation, to comply with deployment timelines. Additionally, the plan shall describe the Contractor’s approach to staffing LNs and OCSs, as well as the methods for leveraging external networks or resources to expand the pool of qualified personnel. The Contractor shall demonstrate reach-back capability, flexibility in relocating in-country personnel to other job sites, and the ability to maintain a stable workforce. Finally, the plan shall outline specific strategies for quickly filling unexpected vacancies in high-stress environments, such as offering retention incentives, recruitment bonuses, and other measures to ensure uninterrupted mission support.

      - Quick Response Plan: The Contractor shall develop and maintain a detailed Quick Response Plan that outlines their capability to respond rapidly to urgent mission requirements, including situations deemed unusual and of compelling urgency. This plan shall describe how the Contractor will meet expedited response timelines, ensuring on-site presence within 24 hours for CONUS and within 48 hours for OCONUS locations. This includes addressing any classified requirements that necessitate the receipt of classified information from the AFCEC Tyndall AFB vault or alternate method. The plan must clarify that the physical receipt of classified or unclassified files, materials, or other items does not extend the 24-hour or 48-hour response requirement. Additionally, the Contractor shall detail their approach to supporting classified real-time planning and communications with the Government for time-critical taskings on a 24/7 basis. This includes ensuring readiness to handle urgent or routine tasks that involve classified information, enabling seamless coordination and mission execution under time-sensitive conditions.

      - Procurement Plan: The Contractor shall develop and maintain a Procurement Plan that that explains how they will acquire supplies and services to meet mission requirements. The plan shall describe processes for conducting efficient and compliant procurements, including market research, supplier evaluation, and cost analysis. It shall also outline methods for obtaining supplies and services at fair and reasonable prices while demonstrating transparency, accountability, and cost-effectiveness in all procurement activities.

      - Quality Control (QC) Plan: The Contractor shall develop and maintain a QC Plan that outlines how quality, schedule, cost, and performance will be managed for both cost-reimbursable and Firm Fixed Price task orders. The plan shall describe the Contractor’s approach to providing oversight, integrating team partners, and ensuring consistency through the flow-down of the QC Plan across the team. It shall also detail the process for identifying and resolving issues between team partners. Additionally, the plan shall explain how the Contractor will notify the Government of any issues affecting contract performance, their potential impact, and proposed mitigation strategies. The QC Plan must address TO-specific quality control requirements.

      - Subcontract Management Plan: The Contractor shall develop and maintain a Subcontract Management Plan that describes how it will oversee and manage subcontractors, placing full responsibility for oversight and corrections on the Contractor. The plan shall outline processes for assigning work to subcontractors, integrating their efforts, and managing their performance. It shall also include a system for accounting and reporting first-tier subcontractors and subcontract dollars expended. Additionally, the plan shall detail the role of on-site task leaders in coordinating subcontractor efforts on TOs.

      - Safety Plan: The Contractor shall develop and maintain a Safety Plan that outlines processes and procedures to protect employees and property from work-related incidents. The plan shall detail how the Contractor will comply with OSHA regulations and all applicable HN requirements.

      - Security Plan: The Contractor shall develop and maintain a Security Plan that describes how OPSEC, COMSEC, and TEMPEST procedures, along with internal contractor controls, will be implemented to provide physical security. The plan shall outline measures to protect employees, information (including classified), and property, as well as strategies for enhancing security in hostile environments.

      - PCP: The Contractor shall develop and maintain a PCP that outlines the processes for executing assumption and disposition inventories and managing property control throughout the duration of each task order.

      - Mission-Essential Services Contingency Plan (MEP): The Contractor shall develop and maintain a comprehensive MEP that addresses potential disruptions to contract performance, including strikes, natural disasters, cyberattacks, supply chain issues, public health emergencies, or other unforeseen events IAW DFARS 252.237-7023, "Continuation of Essential Contractor Services". The plan shall describe how the Contractor will maintain continuity of operations during hostilities, mitigate risks outlined in DODI 1100.22, Policy and Procedures for Determining Workforce Mix, and sustain contractor services during crisis situations. This plan must be a detailed, actionable strategy, not a theoretical document. This plan shall comprehensively address the identification, prioritization, and mitigation of risks associated with mission-essential functions and comply with applicable requirements of DODI 3020.41.

      - CTIP Compliance Plan: The Contractor shall develop and maintain a CTIP compliance IAW FAR 52.222-50 and DODI 2201.01. The plan shall describe how the Contractor will implement CTIP requirements and meet the minimum standards outlined in FAR 52.222-50(h)(3). This requirement applies to all contracts for supplies and services, including both prime and subcontractors. This plan shall demonstrate the Contractor’s commitment to compliance with all CTIP requirements and the effective implementation of measures to prevent trafficking in persons. The plan shall include the following:

        - An awareness program to inform contractor employees about the Government’s policy prohibiting trafficking-related activities, the prohibited activities, and the consequences of violations. The program shall reference resources such as the Department of State’s Office to Monitor and Combat Trafficking in Persons website.

        - A process for employees to report trafficking-related activities without fear of retaliation. This shall include providing employees with Global Human Trafficking Hotline phone number (1-844-888-FREE) and email address (help@befree.org).

        - A recruitment and wage plan that only permits the use of recruitment companies with trained employees, prohibits charging recruitment fees to the employees or potential employees, and ensures wages meet applicable host-country legal requirements or explains any variances.

        - A housing plan, if the Contractor or subcontractor provides or arranges housing, that ensures that the housing meets host-country housing and safety standards.

        - Procedures to prevent agents and subcontractors at any tier and at any dollar value from engaging in trafficking in persons. The plan shall include methods to monitor, detect, and terminate any agents, subcontracts, or subcontractor employees involved in such activities.

    - Task Order Management Plan (TOMP) [CDRL A002]: The Contractor shall develop and submit a TOMP for all subsequent, individual TOs. The plan shall demonstrate how the Contractor shall fulfill the specific requirements of the subsequent, individual TO and shall be updated with new information as it is obtained or becomes available. The Contractor shall submit updated TOMPs with proposals for scope modifications or whenever significant changes occur. Upon awarding the initial task order and any subsequent scope modifications, the current TOMP will be incorporated into the TO and used as a baseline for equitable adjustments (EA) in the event of Contractor non-performance. The TOMP and any updates must be approved by the CO in consultation with the AFCAP Program Management Team and the customer prior to implementation. As required by the TO PWS, the TOMP shall include:

      - Designation of an empowered on-site manager with the ability to make decisions and direct all sub-contractors on behalf of the prime contractor and all subcontracting services necessary to maintain a capability to perform under the TO.

      - All FCG, installation, and HN requirements for entry/access to and operations at the TO site(s).

      - All equipment, labor (to include leave schedules and how work shall be covered during absences) and materials necessary to perform the TO.

      - Adherence to all Air Force contingency standards (e.g., drinking water standards, airfield marking, etc.), unless explicitly changed in a specific TO.

      - A Schedule showing each activity, their relationships, duration, critical path, associated critical risks and planned mitigation, and estimated costs. As a minimum, the Schedule shall include activation, subcontracting, transportation, mobilization/demobilization, logistical support, surveying, site work, site visits, critical path and any other significant activity.

    - TO Specific Quality Control Plan [CDRL A003]: The Contractor shall submit a TO specific Quality Control Plan to the PCO for acceptance with each TO proposal. The plan shall demonstrate a thorough understanding of the specific performance objectives, risks, and quality standards applicable to the TO. It shall include examples of TO specific quality inspection documentation, such as metrics and reports. The plan must detail methods of inspection, the task areas to be inspected, how discrepancies will be identified, and the corrective actions to address and prevent recurrence. Generic plans, those lacking TO specific details, or re-branded versions of the basic contract Quality Control Plan will be deemed unacceptable.

    - TO Specific Mission Essential Plan (MEP) [CDRL A004]: The Contractor shall submit a TO specific MEP to the PCO for acceptance with each TO proposal. The plan shall outline the Contractor’s strategy to sustain mission-essential services during a crisis for up to 30 calendar days or until normal operations resume. The written plan shall describe how the Contractor will continue performing mission-essential services identified in the PWS during a crisis and will be incorporated into the TO upon award. The plan shall include provisions for acquiring essential personnel and resources and address the following, at a minimum:

      - Challenges associated with maintaining essential contractor services during an extended event, such as a pandemic that occurs in repeated waves;

      - The time lapse associated with the initiation of the acquisition of essential personnel and resources and their actual availability on site;

      - The components, processes, and requirements for the identification, training, and preparedness of personnel who are capable of relocating to alternate facilities or performing work from home;

      - Any established alert and notification procedures for mobilizing identified “essential contractor service” personnel; and

      - The approach for communicating expectations to contractor employees regarding their roles and responsibilities during a crisis.

  - Reports, Data, and Other Deliverables. The Contractor shall provide copies of all reports, data, and other deliverables to the CO, AFCAP Program Management Team, and as required by subsequent individual TOs. Deliverables may be required via hard copy, email, or portal depending on the specific situational factors such as file size, expediency of need, or other factors. The requirements for delivering reports, data, and other deliverables, including content, format, and frequency of submission, will be further defined within the individual task orders, or at the direction of the CO.

    - FLASH Report [CDRL A005]: The Contractor shall write FLASH reports to highlight fast moving, critical, or sensitive information requiring the immediate attention of the CO and AFCAP Program Management Team (e.g. kidnappings, serious injuries, deaths, stop-work instances, security incidents, cyberattacks, suspected insider threats, destruction or loss of contractor or Government equipment of notable value, etc.). The reports are to be submitted on an “as required” basis and in a detail necessary to adequately convey the issue(s) reported. The Contractor shall submit FLASH reports in a format provided by the Contractor and approved by the CO. The Contractor shall include electronic color photos, as applicable . At a minimum, the report must have distinct cover sheet and page markings indicating an “AFCAP FLASH Report.”

    - TO Situation Reports [CDRL A006]: The Contractor shall provide “real-time” status reports, which shall include current pertinent information. This report includes information below the urgency of a “Flash Report” but is of an urgency that it cannot wait until submission of the “Monthly Status Report.” The report shall be provided to the CO, AFCAP Program Manager, (ACO, Quality Assurance Personnel, COR, customer's point of contact, if assigned) and others as determined necessary by the CO. The report shall be provided any time deemed necessary by the Contractor or when requested by the CO. The Contractor shall include electronic color photos, as applicable. This report shall not contain information that is duplicative of the information provided in the Monthly Status Report (CDRL A007) or the Monthly Cost Report (CDRL A008). The information provided shall be time-sensitive and of immediate concern, requiring attention faster than the typical monthly reporting cycle.

    - Monthly Status Reports (MSR) [CDRL A007]: The Contractor shall provide a MSR for each TO. These reports shall include a comprehensive overview of the TO’s progress, highlighting key updates, accomplishments, and challenges. The MSR shall provide the Government with a clear and actionable understanding of the TO’s status, progress, and any issues requiring attention, ensuring effective communication and oversight. The information provided in this report shall not duplicate items reported in the TO Situation Reports (CDRL A006) or the Monthly Cost Reports (CDRL A008). TO Situation Reports will address more pressing and immediate issues, and Monthly Cost Reports will address financial and performance data. This report shall be comprehensive, but not include items that have already been submitted in TO Situation Reports or Monthly Cost Reports. At a minimum, the report shall include:

      - TO Status: A summary of the current status of the TO, including progress toward objectives and any deviations from the planned schedule. For service-based TOs, this shall include that status of services provided, progress toward performance objectives, adherence to performance standards, and any deviations from planned service levels.

      - Milestones, Deliverables, and Performance Metrics: A detailed update on relevant milestones achieved, upcoming deliverables, and any delays or risks impacting their completion. For service-based TOs, this shall include updates on service-specific metrics such as response times, customer satisfaction levels, resource utilization, and compliance with service-level agreements (SLAs).

      - Projected TO Completion: An updated projection of the TO’s completion or service delivery timeline, including any changes to the original schedule and the reasons for those changes.

      - Government Action Items: A list of items pending Government action, including their status and any potential impact on TO progress or service delivery.

      - Challenges and Mitigation Strategies: A description of any challenges encountered, their potential impact, and the Contractor’s proposed or implemented mitigation strategies.

      - Significant Accomplishments: A summary of key accomplishments during the reporting period, such as progress toward TO objectives, improvements in service delivery, resolution of major issues, or successful implementation of new processes.

      - Visual Documentation: At least one significant content electronic photo, per task, where applicable, to illustrate progress, completed work, or other relevant outcomes.

      - The MSR shall include a VTM Appendix containing a comprehensive report of all vendors and subcontractors at all tiers to include at a minimum the company legal name and any “doing business as” (DBA) names, company identifiers (CAGE code, unique entity ID), company address, company point of contract information and applicable key personnel, a description of the products or services being provided, and any foreign ownership, control, or influence (FOCI) information.

    - Monthly Cost Reports [CDRL A008]: The Contractor shall provide monthly cost reports addressing all current and active TOs. The AFCAP Team will determine the report format, acceptable to the Government, upon contract award. Reports shall focus on financial and performance data, presented in a clear, concise, and visually appealing format using tables, charts, and graphs as appropriate. These reports shall complement the MSR [CDRL A007] by providing detailed financial insights and performance metrics to support effective oversight of TOs. The information provided in this report shall not be duplicative of information provided in either the TO Situation Reports (CDRL A006) or the Monthly Status Reports (CDRL A007), focusing solely on financial and performance data as described below. This report is intended to provide a focused financial and performance perspective, building upon, but not repeating, the more general project status information presented elsewhere. Reports may include the following:

      - Spend Plans and Burn Rate Analysis: Detailed spend plan comparing planned versus actual expenditures for each TO, including cumulative spend, variance analysis, monthly and cumulative burn rates, projections for remaining funds, and estimated burnout dates.

      - Performance Metrics: Financial performance summaries, including Earned Value Management (EVM) metrics, including Planned Value (PV), Earned Value (EV), Actual Cost (AC), Cost Performance Index (CPI), and Schedule Performance Index (SPI), where applicable.

      - Quad Chart Summaries: Visual representative of financial aid performance data, including performance status, cost status, schedule progress, and risk management updates for each TO.

      - Risk Management Updates: Identification of key risks, their likelihood, potential impact, and mitigation strategies.

      - Key Performance Indicators (KPI): Metrics tracking financial progress, such as resource utilization rates and contract deliverable status.

    - Verification of Key Personnel Security Clearances [CDRL A009]: The Contractor shall provide a Key Personnel Security Clearance Verification Report to the PCO and AFCAP Program Manager upon basic contract award and upon key personnel replacement or change in clearance status. This report shall include the following information for key personnel: full name, social security number (SSN), current security clearance level, and clearance expiration date. The Contractor shall employ the latest encryption techniques to protect all Personal Identification Information (PII) included in the report. The Contractor shall include a signed certification letter confirming that all key personnel meet the security clearance requirements specified in the contract. The Contractor shall notify the PCO and AFCAP Program Manager within 24 hours of any change in key personnel security clearance status.

    - Personnel Readiness Report (Census) [CDRL A010]: The Contractor shall provide a Weekly Personnel Readiness Report of all TO Personnel (USN/LN/OCN) to the PCO, AFCAP Program Manager, MAJCOM or COCOM Staff, and any other designated Government Representatives (e.g., ACO, COR, or customer's point of contact). This report shall track the readiness and compliance of all personnel assigned to TOs and include detailed information on personnel status, training, medical readiness, equipment accountability, and compliance with deployment requirements. The report shall include the following elements, as applicable to the specific TO requirements:

      - Personnel Information: Full name, citizenship, location, job title, and TO assigned.

      - Deployment Readiness Tracking: Status of vetting; required pre-deployment and in-theater training (e.g., DOD and DOS requirements); medical readiness (e.g., shot and vaccination requirements); CAC and access management details (such as the issuance status and expiration dates, as well as Government system access authorizations); IPE issuance and accountability (including issuance tracking by individual, item, serial number, as well as condition and serviceability of equipment); and any other deployment readiness required at the TO level.

      - SPOT and Special Reporting: Correct information contained in the SPOT system and provide updates as required. This includes quarterly SPOT checks and any special reporting requests, such as Congressional reporting.

      - Risk and Deficiency Reporting: Identify any personnel readiness deficiencies, including gaps in training, medical readiness, or equipment; and outline corrective actions and timeliness for resolution.

    - Travel/Trip Reports [CDRL A011]: The Contractor shall perform travel associated with this contract in support of the overall contract, as well as subsequent, individual TOs. Travel when required shall be executed efficiently. For travel associated with the support of the overall contract, the Contractor shall submit trip reports to the PCO and AFCAP Program Management Team within ten (10) calendar days of the trip. Trip report submittal requirements for subsequent, individual TOs shall be as stipulated in the individual TOs. As a minimum, trip reports shall include the work accomplished, any relevant issues discussed, open action items to be resolved, names, organizations, positions represented, phone numbers, and e-mail addresses of all participants. Additionally, the Contractor shall document lessons learned or best practices identified during the trip.

    - Minutes of Meetings/Conferences [CDRL A012]: The Contractor shall provide minutes of all meetings or conferences attended, relevant to AFCAP, within five (5) business days of meeting/conference completion. The minutes shall include the meeting agenda, key discussion points, decisions made, action items (with assigned responsibilities and deadlines), and any follow-up requirements. The Contractor shall ensure that the minutes are comprehensive and provide a clear record of the meeting’s outcome.

    - Engineering Drawings/Plans and As-Built Drawings [CDRL A013]: The Contractor shall provide engineering drawings, plans, as-built drawings, and other planning documents as required in subsequent individual TOs. These documents shall include, but are not limited to, planning charrette reports, construction submittals, and any other applicable planning or construction-related documentation. All drawings and plans shall comply with applicable engineering standards, such as Unified Facilities Criteria (UFC), and be submitted in a format specified in the TO (e.g., AutoCAD, PDF or other formats as directed by the Government). Due to Brooks Act requirements, all engineering services that require a licensed professional engineer (Title II Engineering Services), including engineering design and the creation of As-Built drawings, are authorized only under Design-Build or Design-Build-Operate TOs. No Title II Engineering Services may be performed under any other type of TO.

    - Color Photographs, Prints, Photo Documentation [CDRL A014]: The Contractor shall prepare digital photo documentation, which may include still photographs 360 degree scans, or drone/aerial photography and videography, for all tasks as required by the TO. The specific type and scope of photo documentation required will be detailed within each individual TO's requirements. Digital photos and scan data shall be submitted in JPEG format for still photographs and in an acceptable format for 360 degree scans or drone surveys (e.g., .LAS, .E57, .OBJ, .TIFF/GeoTIFF, .JPG with embedded metadata) unless otherwise specified in the individual TO. If applicable, the Contractor shall provide all available metadata associated with any 360-degree scan or drone survey, including coordinate system information (with UTM preferred over State Plane and Latitude/Longitude where applicable), accuracy, data processing steps, equipment used, and elevation datum (Geoid Height preferred). The Contractor shall provide an index for each set of photograph documentation submitted, identifying the base/facility, TO number, contractor, data type (e.g., still photos, 360 degree scan, drone survey), and a brief description of each item. The index should also include coordinate system data, to include elevation and altitude (Geoid Height), and bearing of the scanned or photographed information. Photography and surveying of any kind must be coordinated through the installation, customer, or facility point of contact. TO photos documentation and indexes documenting major events throughout task execution shall be submitted NLT 60 calendar days after TO completion. Individual Task Orders may require more frequent interim submissions (e.g., monthly) for the duration of the performance period.

    - Installation-Specific Reporting [CDRL A015]: The Contractor shall submit installation-specific reporting items to the COR for acceptance during the TO period of performance. The due dates and times will be as specified in each TO. Reports may include outage or spill reports, daily operational reporting, marketing forecasts, purchase requests, lists of vehicles, mobilization plans, preventive and corrective action maintenance plans, inventories, facility alteration requests, and numerous other communications relevant primarily at the installation level in support of day-to-day operations. The Contractor shall maintain a log of all installation-specific reports submitted, as required by the TO, and establish escalation procedures for issues identified in these reports, such as outages or spills, where applicable.

    - Reporting of Government Property (GP) [CDRL A016]. See Section 6 for information on GP. The Contractor shall report GP to the CO and the AFCAP Program Management Team within the TO specific time limits and using the current version of Government-furnished forms. [CDRL A016] The Contractor shall report GP to include Contractor Acquired Property (CAP), within 30 calendar days after the start of the period of performance, not later than 30 calendar days prior to the end of the period of performance, and at a minimum annually. The Contractor shall base reports on physical inventories. The PCO may direct reports at other times to support the changeover of CORs or for other Government-determined reasons. The Government may grant the Contractor access to the GFP Module in the Wide Area Workflow (WAWF) or Procurement Integrated Enterprise Environment (PIEE) applications to enable the Contractor to consolidate all GP reporting at a future date. The Contractor shall keep records of Contractor Managed Government Property (CMGP) in their Property Management System (PMS). The Contractor shall ensure accountability and provide operator-level maintenance to all non-GP under control or in the possession of the contractor while being used by the Contractor in the performance of TOs. All GP records shall be maintained in a format that is readily auditable by the Government, ensuring compliance with applicable regulations and facilitating oversight.

- GOVERNMENT PROVIDED PROPERTY AND SERVICES

  - Government Property. The Contractor shall acquire, operate, and maintain all equipment necessary to accomplish the tasks specified in the awarded TO, except as specifically identified to be furnished by the Government (Government Furnished Property “GFP”) within the TO PWS. The Contractor shall be held accountable for any property, supplies, materials, and facilities accepted as Government Property and shall maintain accurate records IAW current regulations and the TO PWS. The Contractor shall perform the work required under this contract regardless of the condition, quantity, or lack of Government-furnished items, unless the CO approves alternate course of action. The Contractor shall furnish, on a reimbursable basis, unless otherwise specified in the TO PWS, any additional or replacement items necessary for performance of work under this contract. The FAR 45 and applicable TO PWS sections define the Contractor’s responsibility for Government facilities, equipment, and services. The Contractor shall not use Government Property or services for any other purpose than execution of work under this Contract. If a TO includes GFP, the TO PWS will list the planned GFP in the Undersecretary of Defense, Acquisition and Sustainment (USDAS) current format before the TO award and the start of performance. The GFP Attachment lists GFP anticipated to be transferred to the Contractor via the TO award. The Contractor shall conduct the first inventory (Inventory of Record) using the GFP Attachment within the TO’s specified timeframe. The Contractor shall account for 100% of the property on the GFP Attachment, conduct the inventory jointly with the COR, and perform technical inspections (TI) if required by the TO PWS. The Contractor shall submit the completed and jointly signed inventory (Contractor and COR) to the PCO by the required deadline. The PCO will incorporate Inventories of Record into TOs and may add or delete GFP via TO modification. The Contractor shall not initiate off-cycle inventories to add or remove GFP. The PCO will use scheduled Inventories of Record to capture GFP changes. The Contractor shall submit TI’s independently of property inventories and shall submit results of TI’s of GFP per the TO PWS.

    - Reporting Excess Government Property: The Contractor shall disclose and report verbally and via email to the COR and/or ACO any Government Property in its possession that is excess to TO performance within 72 hours after discovery.

    - Requisitioned GFP: The Contractor shall manage and report any GFP authorized for requisition by a specific TO to the Accountable Property Officer (APO) and ACO. The Contractor shall assist the Government to verify the requisitioned GFP is correctly receipted for by the Government and is added to the Government Accountable Property System of Record (APSR) prior to being accepted by the Contractor. The Contractor shall report all requisitioned GFP issued to the Contractor in the next available Inventory of Record on the GFP Attachment on the “Requisitioned” tab.

    - Exemptions. The following Government Property is exempt from contractual GFP inventory and reporting: computers, printers, copiers, 3-in-one machines, Uninterruptible Power Supply (UPS/UBS), shredders, networked telephony, televisions, office furniture, office accessories (wall clocks, white boards, staplers, etc.), Government-owned, locally accountable information technology (IT) equipment, hand held radios, and office equipment when managed and inventoried by a U.S. Government responsible person on an account such as Communications Squadron Base Equipment Control Office. Other items may be exempted by the TO-specific PWS or exempted as clarified by the PCO at a future date. A current list of exempt property will be available upon TO award.

    - Acceptance and Period of Inspection of GFP: The Contractor shall perform TI’s within the time frames specified in each TO-specific PWS. The Contractor shall, at a minimum, identify the results of all acceptance TI’s as either 1) Serviceable, Accepted; 2) Unserviceable, Accepted, Requiring Repairs Above Operators Level, or 3) Unserviceable, Not Accepted- Damaged, Destroyed, Non-Repairable, Uneconomically Repairable, Recommend Disposal or as per TO PWS. For all items, the Contractor shall annotate any overdue services, safety-of-use deficiencies, or other repairs needed. The Contractor shall submit required repair parts, shop supplies, and materials lists with pricing and sources as back up to TI’s. The CO and ACO will provide direction, disposition instructions, or corrective actions for any non-mission capable property furnished by the Government based upon analyses of solutions by the COR and ACO. TO PWS’s may specify GFP is to be provided “as-is” per FAR 52.245-2. In such cases TI’s will not be required by the TO PWS and the Government will provide an inspection period.

    - Physical Inventory: The Contractor shall periodically perform, record, and disclose physical inventory results according to the requirements of each TO-specific PWS. When performing physical inventories, the Contractor shall view in person and/or touch all tangible property for any inventory whether internal to the Contractor’s company or for an Inventory of Record. When required by the specific TO, Contractors shall make provisions to complete required GFP inventories for remote sites. Contractor-performed physical inventories are not Inventories of Record unless a U.S. Government representative, such as the COR, provides direct oversight of the inventory and certifies the results via digital signature on the inventory form.

    - Records of Government Property: The Contractor shall create and maintain written and electronic records for each TO, of all contracting actions, including, but not limited to, key assumptions, performance documentation, quality control, property control (e.g. inventory, current location, condition, disposition, etc.). The Contractor shall implement their PCP and demonstrate sufficient management oversight and detailed understanding of the application of Federal regulations to assure the Government of effective and efficient stewardship of Government Property. The Contractor shall create records, maintain records, and report all Government Property accountable to each TO, including Government-furnished (GFP), CMGP, and Contractor Acquired Property (CAP, requisitioned property). CMGP is a Special provision defined in TO PWS’s.

    - Government Inspection of Records: The Government and its representatives, to include support contractors, shall conduct surveillance of Contractor’s property management to assure effective and efficient stewardship of Government Property. All inventories are subject to Government inspection for compliance at any time by the Government or its authorized representatives. Contractor’s site personnel shall support the Government representatives conducting property inspections or surveillance. All inventories shall be maintained by Contractor for the life of the TO and for three years after the completion of each period of performance.

    - Records Format: The Contractor shall follow current Government guidance regarding property records formats. Current guidance will be furnished in each TO-specific PWS. In addition to the current required data, Contractor shall input serial numbers, Item Unique Identification (IUID) numbers where in use, and/or property tag numbers (either U.S. Government or Contractor property tags). For serialized items: in the absence of a “Serial Number” column on the GFP Attachment “Serially Managed Items” tab, all serial numbers shall be recorded in the “Notes” column preceded by “SN-”. If an “IUID” column exists on either the Serialized or Non-Serialized tab and the item does not have an IUID assigned, neither the serial number nor the property tag number shall be entered in the “IUID” column. Leave the IUID column blank. Property tag numbers shall be entered in the “Notes” column beginning in all cases with “PT-”. If the item has IUID makings and the GFP Attachment does not have an “IUID” column on any of the tabs, place the IUID information in the “Notes” column. Contractor shall be ready to transition from manual GFP Attachment reporting to fully automated GFP Attachment submission during AFCAP V if directed by the Government.

    - Equipment Custodian Limitation: Contractors shall not accept documents for signature stating, “Equipment Custodian” (EC) per the U.S. Air Force definition of EC. Contractor authorized individuals may sign local property records generated by the supported unit as a “responsible person” or “accountable person” as a representative of their company. Site Managers and Alternate Site Managers shall perform as primary and alternate personal property managers.

    - Utilizing Government Property: The Contractor shall utilize, maintain, move, store, and secure all Government Property only as authorized by each specific TO. Unless otherwise authorized by a specific TO or by the PCO/ACO, the Contractor shall not commingle Government Property with property not owned by the Government. The Contractor shall clearly mark Contractor-owned end items, tools, supplies, and materials with Contractor-company property tags. The Contractor shall properly maintain Government Property. The Contractor's maintenance program shall enable the identification, disclosure, and performance of normal and routine preventive maintenance and repair. The Contractor shall disclose and report to the COR and ACO any safety defects requiring higher echelon of maintenance support, overdue services conditions, and/or the need for replacement. The Government provides GFP for use by Contractor as the primary means for TO performance. The Contractor shall immediately report to the COR and ACO any interruptions of TO services caused by the Government resulting in the loss of GFP access or use.

    - Disposal of GFP: The Contractor shall dispose of GFP according to direction of the ACO in accordance with TO PWS and local policies at the TO location.

    - Contractor Liability for Government Property: The Contractor shall be liable for Government Property under their control or in their possession to include CMGP and GFP to the extent defined in FAR 52.245-1. The Contractor shall immediately report any lost (loss), stolen (theft), damaged, or destruction (destroyed) (LTDD) of Government Property to the Government, and follow specific reporting procedures as directed by the PCO, ACO, or COR. TO PWS sections may include additional liability language specific to Contractor’s negligence in operating equipment or accidental damage to Government Property. Should a TO utilize FAR 52.245-2 “as-is”, the Contractor shall be liable for the maintenance, repair, replacement and disposal of all TO-listed Government Property to be abandoned to the TO. The Contractor shall comply with any additional terms and conditions as identified in the TO-specific PWS.

    - Reporting Inconsistencies: The Contractor shall report any property record inconsistencies with this PWS or a TO-specific PWS to the COR, ACO, and PCO immediately upon identification.

    - Replacement of Government Furnished Material (GFM): The Government will provide selected consumable and expendable material required for the performance of individual TO as identified in the TO-specific PWS. Any consumable or expendable material NOT explicitly listed or identified in a TO-specific PWS shall be the responsibility of the Contractor to provide. The Contractor shall submit requests for replacement of GFM as specified in the individual TO PWS.

    - Record Keeping: The Contractor shall create and maintain written and electronic records for each TO, of all contracting actions, including, but not limited to, key assumptions, performance documentation, quality control, property control (e.g. inventory, current location, condition, disposition, etc.). The Contractor shall make these records available to the Government upon request.

  - Government Provided Services

    - Government On-Site Representative(s): The CO shall designate personnel to represent the Government on-site and deal with contracting and technical issues arising out of the execution of the TO. Specific authorities and restrictions will be provided to the Contractor by written confirmation of the PCO. The AFCAP Program Management Team and PCO/ACO shall have authority to visit any/all locations supported by AFCAP TOs.

    - Contractor Support Services: When Contractor personnel are deployed in support of operations, the Government may provide or make available, under terms and conditions as specified in the contract, force protection and support services commensurate with those provided to DOD civilian personnel to the extent authorized by U.S. and HN law. These services may include but are not limited to billeting, CAC, local access badge, dining facility access, Government furnished meals, postal services, Diplomatic Post Office (DPO), medical/dental care, military issued clothing, military issued equipment, Morale Welfare and Recreational (MWR) facilities, military exchange, commissary, military banking, excess baggage, military airlift (MILAIR), transportation, laundry, fuel, training, emergency notification and evacuation. The Government is to provide only those goods and services to Contractor personnel that are specified in the terms of the contract when authorized under HN law or applicable international agreement. If the Government provides support services to Contractor personnel, it may increase the overall cost to the Government. Planning to provide this support to Contractors must include a careful review of HN laws and applicable international agreements as well as contract pricing, budget, and Government provided manpower.

    - Site Security: The Government will provide the Contractor security for TOs issued where the performance of the task is on a Government site and the Government has secured the site(s). As required for the location, the Government will be responsible for perimeter defense, and ingress and egress inspections. As many locations could continue to be subject to armed assault (terrorist or other), the Contractor and their personnel shall be expected to take whatever prudent measures are recommended by the Government (including evacuation) for specific locations. Contractors performing tasks off-site or who are off-site during periods other than task performance may not be provided Government security.

    - Contractor Transportation Coordination: Although the AFCAP contractor is generally expected to obtain their own transportation support for specific TOs, movements into or out of a particular theater of operations may well be militarily controlled/constrained. Therefore, as dictated by specific TOs, the Contractor shall coordinate through the AFCAP Program Management Team with TRANSCOM and/or the TO MAJCOM/CCMD sponsor on the Contractor’s transportation plans. In specific instances, the Government may elect to supply the air, water, or land transport, or may elect to specify the routing and/or slot times available for support to the specific TO site(s).

- TYPES OF TASK ORDERS (CONSTRUCTION, COMMODITIES, AND SERVICES): The following categories are a representation of potential types of tasks that the Government may issue under the AFCAP contract, including construction, commodities, and services. Individual TOs will define the specific requirements for each task. Across all TO types, the Contractor shall strive to implement circular economy principles, including reducing waste, reusing materials, maximizing recycling efforts, and prioritizing energy-efficient solutions, as applicable to individual TOs, to minimize environmental impact and promote sustainability.

  - Construction: The Contractor shall provide a wide range of construction services, as required. The Contractor shall use the Initial, Temporary, Semi-Permanent, and Permanent Construction standards as the “typical” AFCAP requirement to determine appropriate materials and techniques. These standards provide criteria to minimize efforts while providing facilities of a quality consistent with mission requirements, personnel health and safety, and the expected availability of resources. The Contractor may meet these criteria using commercial, off-the-shelf building systems that are rapidly erectable or using a cost or operationally effective alternative. The Contractor’s capabilities must focus on methods and materials as defined in the TO. This support may include, but is not limited to:

    - Permanent Building Construction and Renovation: This category includes, but is not limited to, projects aimed at providing enduring capabilities for sustained operations in a contingency environment, such as:

      - Construction of hardened facilities to protect critical assets and personnel (e.g., shelters, bunkers, administrative facilities, lodging facilities, dining facilities, or maintenance hangers) IAW Unified Facilities Criteria (UFC) standards.

      - Renovations of existing facilities to improve functionality, energy efficiency, or safety (e.g., upgrading electrical systems to meet power demands, HVAC upgrades, structural repairs, fire suppression system installations) to meet long-term operational needs.

      - Installation of renewable energy infrastructure (e.g., solar panels, wind turbines).

    - Infrastructure Development: This category includes, but is not limited to, projects critical for establishing and maintaining essential base infrastructure such as:

      - Construction and repair of roadways, airfield pavements (e.g., runways, taxiways, aprons), and parking areas, adhering to Air Force standards.

      - Installation of new or upgraded utility systems (e.g., electrical distribution, fuel storage and distribution, water/sewer lines, communications networks) to improve efficiency and reliability. Projects may consist of mobile and rapidly deployable utility systems (e.g., electrical generation, water purification, waste treatment) to provide essential services in austere locations, compliant with applicable environmental regulations.

      - Construction of bridges, culverts, and drainage systems to support transportation and flood control.

    - Semi-Permanent Facility Construction: This category includes, but is not limited to, projects involving structures intended for intermediate-term use that provide enhanced operational support, such as:

      - Construction of warehouses, storage facilities, maintenance workshops, and office spaces.

      - Installation of modular buildings and pre-engineered structures.

    - Temporary Shelter and Support Structure Erection: This category includes, but is not limited to, projects focused on expedient construction and rapid deployment such as:

      - Rapid deployment and assembly of tent structures, expandable buildings, and other temporary shelters for housing, medical facilities, or command centers.

      - Construction of temporary barriers, security fencing, and defensive positions.

      - Expedient facilities and airfield damage repair.

    - Demolition and Site Restoration Services: This category includes, but is not limited to, demolition services including specialized demolition (e.g., hazardous material abatement and environmental remediation) and site restoration services (e.g., lang clearing, grading, and soil stabilization).

    - National Disaster Support Requirements: This category includes projects to support disaster recovery efforts and emergency response operations such as:

      - Expedient Damage Assessment and Repair: Rapid assessment of infrastructure damage and implementation of emergency repairs to critical systems (e.g., roadways, water systems, power grids), along with initial security measures such as temporary fencing, and basic hazard mitigation, including containment or remediation of mold and other environmental contaminants, to enable immediate use.

      - Debris Removal and Site Clearance: Efficient and safe removal of debris from affected areas to facilitate access and recovery operations.

      - Temporary Shelter Construction: Quick assembly of temporary shelters and support facilities for displaced populations or emergency responders.

      - Infrastructure Stabilization: Implementation of measures to stabilize damaged structures and prevent further collapse or deterioration.

  - Commodities: The Contractor shall provide a wide range of commodities, as required to support various operations and activities. The specific commodities required will be detailed in individual TOs. The Contractor may also be required to procure commodities on service TOs, as described in Section 7.3 below. The Contractor shall be responsible for sourcing, procuring, transporting, storing, and delivering commodities IAW the terms and conditions of each TO, ensuring compliance with all applicable regulations’ quality standards, and security requirements. The Contractor shall prioritize the use of American-made products, to the maximum extent possible, IAW applicable regulations. The Contractor shall also prioritize the procurement of environmentally friendly and sustainable commodities, including those made from recycled materials, bio-based products, and compostable food service products where feasible and cost-effective. When evaluating competing products, preference should be given to vendors with established environmental management systems and certifications. Commodities may include, but are not limited to:

    - Airfield Damage Repair (ADR) materials and equipment, including: rapid airfield damage repair (RADR) materials, ADR supplies (e.g., rapid set/flowable fill, fiber reinforced polymer (FRP) panel kits, AM-2 kits), ADR tool kits, flowable fill backfill, etc.

    - Base Operating Support (BOS) and infrastructure related, including: heavy equipment, leased vehicles, all-terrain berm liners, light carts, power production equipment, etc.

    - BOS supplies, including: potable water (bottled, bulk water solutions); water treatment units; generators, power distribution equipment, and related accessories; HVAC equipment and parts; construction materials (lumber, sandbags, concrete, fencing); tools and equipment for maintenance and repair, fire fighter protective gear etc.

    - Life Support commodities, including: food (operational rations, fresh and frozen goods, dry goods), hygiene and sanitation supplies, bedding and linen, laundry supplies, etc.

    - Medical supplies, including: first aid kits and medical consumables, pharmaceuticals and vaccines (subject to all applicable regulations), medical equipment (e.g., stretchers, diagnostic tools), etc.

    - Force protection and security to include expedient small asset protection (ESAP) systems, modular sensitive compartmented information facility (SCIF) elements, barriers and fencing materials, security lighting, communications equipment, etc.

    - Unmanned Aerial Systems (UAS) and related components, including: various types of UAS platforms (e.g., flexed-wing, multi-rotor) suitable for reconnaissance, surveillance, and infrastructure inspection; UAS spare parts and maintenance equipment, UAS batteries and charging systems, UAS sensors and payloads (e.g., cameras, thermal imager), and UAS control stations and software.

  - Services: The Contractor shall provide services, as required.

    - Contingency Support Services: The Contractor shall provide support to military preparatory actions, contingency operations, and foreign assistance efforts. This support may include assisting with pre-deployment activities, supporting ongoing operation, and aiding foreign nations in various capacities to include:

      - Planning: Participating in planning efforts whereby the planning involves the potential use of AFCAP.

      - Training: Developing and delivering training (e.g., technical knowledge, skills, or abilities) to Government and non-Government personnel related to the performance objectives of AFCAP TOs. The Contractor may also participate in AFCAP training exercises and venues as requested by the Contracting Officer.

      - Exercise(s): Participating in deliberate planning efforts, typically, but not limited to, a proof of concept for an Operational Plan (OPLAN).

      - Foreign Assistance: Supporting U.S. Government initiatives to assist foreign nations, through the sale of military equipment, the provision of humanitarian aid, and the implementation of development programs. This may include assisting with the procurement and distribution of goods, providing technical assistance, and supporting training efforts. U.S. foreign assistance encompasses development assistance, humanitarian assistance, and security assistance, as defined by Department of Defense Dictionary of Military and Associated Terms.

    - Security Services: The Contractor shall be required to provide security services if it is a necessary element which is incidental to or for performance of the non-security portion of the effort. Primary means for security is the U.S. military and there must be a compelling reason the military is unable to provide the required security. If armed security services become a necessity, the Contractor shall follow Geneva Convention, and CCDR’s provisions and ensure their personnel do not become illegal combatants.

      - Physical Security: The Contractor shall provide physical security/protect resources (materials, supplies, vehicles, facilities/infrastructure, etc.) in their possession (e.g. secure property from theft).

      - Security Structures: The Contractor shall provide security structures when necessary to provide physical security or protect resources. Security structure examples include, but are not limited to, structures such as chain link fencing, barbed wire fencing, concertina wire, razor tape, T-walls, aircraft revetments or other physical barriers, observation towers, defensive fighting positions, detection systems, and manually, electrically or hydraulically operated entry barriers, etc.

      - Security Monitor Services: e.g., provide monitors of workers supporting ongoing construction projects, of non-recurring service contractors, or of supply deliveries, etc.

      - Ancillary Capabilities: The Contractor shall provide ancillary capabilities and services, as required.

        - Facility Hardening: e.g., berming, sandbagging, plywood reinforcing, shoring, sea walls, revetments, T-walls, etc.

        - Dispersal: e.g., where dispersal is required establish multiple storage, parking, maintenance sites, etc.

        - Obstacles: e.g., entry obstacles, delaying obstacles, etc.

    - Airfield Support: Providing airfield support services to include:

      - Airfield Operations: Providing Air Traffic Control, Airfield Management, Ramp Operations, Passenger and Cargo services, weather services, airfield obstacle removal (obstructions, wildlife/birds, and snow removal), aircraft refueling, and other airfield operations as required.

      - Airfield Unique Facilities and Services: Maintaining and operating the airfield unique facilities and services, such as control tower(s), hangars, hardened aircraft shelters, navigational aid shelters, air traffic control, clear-zones, glide slope clearances & obstacle removal, airfield management, passenger terminal operations, transient aircraft support, weather services, etc.

      - Airfield Surfaces: Maintaining airfield surfaces (including underlying structures). (e.g., runway(s), taxiway(s), aircraft parking ramp(s), hot cargo pad(s), grounding points, and tie downs.) This includes sweeping, foreign object removal, snow and ice control, rubber removal from aircraft touchdowns, implement Bird Aircraft Strike Hazard (BASH) recommendations such as remote-controlled propane cannons or predatory animal decoys, vegetation control, soil stabilization, clear zone maintenance (e.g., tree removal, obstruction removal/waiver management), etc.)

      - Aircraft Arresting System Barriers: Operating (setup & resets), maintaining (operator level maintenance and repair), and installing/removing aircraft arresting system barriers.

      - Airfield Lighting: Installing, maintaining, and repairing airfield lighting systems (e.g., commercially installed high/low voltage, emergency/temporary airfield lighting sets, strobes, Pulsed Light Approach Slope Indicator (PLASI), Visual Approach Slope Indicator (VASI), Precision Approach Path Indicator (PAPI) systems, “ball park” ramp lighting systems, lighting regulators, transformers, and systems composed of non-U.S. components (e.g. foreign systems), etc.)

      - Airfield Marking/Striping/Signage: Providing marking and striping services for airfield surfaces (e.g., runway centerline/edges, taxiway centerlines, hold lines, magnetic compass runway orientation numbering, distance/barrier markers, touchdown zone stripes, aircraft parking layouts, etc.), and temporary or permanent runway and taxiway directional signage.

      - Emergency and Prime Electrical Power: e.g., dedicated emergency or prime power for selected facilities/infrastructure (e.g., control tower, lighting, dining facilities, command centers, etc.), including generators, UPS, and automatic transfer switches (ATS).

      - Weapon System(s): Providing aircraft servicing/maintenance, loading, unloading, de- icing, and other services to support the operation/maintenance and mission readiness of weapon systems for contingent operations/mission.

    - Safety and Emergency Support: The Contractor shall provide safety and emergency support services, as required.

      - Occupational Safety Program Management: Provide the resources, expertise, and program management necessary to establish and maintain a comprehensive occupational safety program, including hazard identification and risk assessment, safety training programs for all personnel, accident investigation and reporting, developing and implementation of safety plans and procedures, and compliance with all applicable regulations.

      - Fire Protection: Provide full range of fire protection to include fire prevention and hazardous materials response/mitigation support. All fire fighters, to include supervisory levels (e.g., fire chief, crew chief, station chief, assistant chief, etc.) must be certified in accordance with DODI 6055.06, "Department of Defense Fire and Emergency Services (F&ES) Program."

      - Fire Prevention: Develop fire prevention programs and promote fire prevention awareness. Personnel must be certified in accordance with DODI 6055.06, "Department of Defense Fire and Emergency Services (F&ES) Program.” To maintain proficiency and certification currency, personnel performing duties as Fire Inspector I or II shall participate in continuing professional development activities IAW DODI 6055.06, Appendix 3.

      - Emergency Management: Provide programs that seamlessly integrate into National Command Authority emergency management programs, standards, and procedures. Nationally recognized emergency management certification is desirable. This capability may be required strictly to support Contractor’s work force, or it may be required to augment or replace emergency management capabilities at a specific site(s), to be defined in subsequent TO.

        - Planning: Develop, coordinate, and publish site-specific emergency management plans. Plans must address actions to prepare for, survive during, respond to, and recover from local natural, man-made, or technological disasters.

        - Redundancy Measures: e.g., add redundancy to utilities (looped systems), provide additional “spare” generators, add capacity and/or systems to critical facility air conditioning requirements, etc.

        - Warning Systems: Identify requirements, install, operate, and maintain an integrated emergency warning system. The system must provide standard Air Force notification for personnel at risk and recall of disaster response and control personnel.

      - HAZMAT: Provide appropriate HAZMAT response capability to include encapsulation, storage, and disposal. Personnel must be trained in accordance with DODI 6055.06, "Department of Defense Fire and Emergency Services (F&ES) Program."

    - Logistical Support Services: The Contractor shall provide logistics and transportation support, as required, to ensure the efficient movement of personnel, equipment, and supplies, particularly in the establishment and sustainment of forward operating locations during contingency operations. This includes, but is not limited to, establishing forward logistics hubs, managing the flow of supplies to deployed units, and coordinating the retrograde of equipment and personnel, materiel management and support, transportation and cargo management, fuel and vehicle support, and logistics management and forward support.

      - Materiel Management and Support: Providing materiel management and support, including:

        - Materiel Control, e.g., inventory management, warehousing, and distribution.

        - Contingency/Disaster Relief Materiel: Procurement, transportation, storage and distribution of materiel to support contingency and disaster relief operations including food, water, shelter, medical supplies, and other essential items.

        - Supply Management Support, e.g. procurement, storage, and issuance of supplies.

        - WRM and similar type assets, e.g., Base Expeditionary Airfield Resources (BEAR) assets, including erection/installation, routine operation, maintenance, repair, renovation, reconstitution, and disposal.

      - Transportation and Cargo Management: Provide transportation and cargo management services (e.g. ground transportation, cargo handling and transportation, traffic management).

      - Fuel and Vehicle Support: Provide fuel and vehicle support services, including:

        - Fuel Support & Maintenance: Provide fuel support and maintenance, including management and distribution of Petroleum, Oil, Lubricants (POL).

          - POL Storage: Providing comprehensive services for POL facilities, including installation, maintenance, repair, and inspection of POL storage facilities, such as above-ground and underground tanks, bladders, and other storage containers for aircraft and non-aircraft use.

          - POL Distribution Systems: Installation, maintenance, repair, and inspection of POL distribution systems, such as hydrant systems, dispensers, tanker trucks, manifolds, above-ground and underground lines, pumps, valves, and meters for aircraft and non-aircraft use.

        - Vehicle Management & Maintenance: Provide vehicle management and maintenance support.

      - Logistic Management and Forward Support: Provide management and forward support services, including:

        - Logistic Management Activities, e.g., planning, coordination, and execution of logistical operations.

        - Forward Logistics and Security Services: Provide range of services to support the establishment, sustainment, security, and maintenance of regional base cluster pre-positioning (RBCP) sites to include but not limited to site preparation and maintenance (e.g., groundskeeping, landscaping, etc.), security and remote monitoring services (e.g., physical and digital surveillance), logistics support (e.g., inventory management transportation, distribution of assets, etc.), facilities maintenance and repair (including operations, sustainment, and minor construction), equipment maintenance and repair (generators, vehicles, communications equipment), and personnel support (housing, food service, medical care).

    - Installation Sustainment Services: The Contractor shall provide installation sustainment services. This includes:

      - Infrastructure Support Services: Providing comprehensive lifecycle support services for all installation infrastructure, encompassing operation, maintenance, repair, installation, renovation, reconstitution, restoration, and removal of facilities and systems. The Contractor shall capture, maintain, and keep installation data within the Air Force’s APSR as noted in the TOs, which is currently NexGen IT. The Contractor shall ensure the reliable and efficient operation of critical infrastructure assets, adhering to industry best practices and applicable regulations. Specific tasks under this category may include:

        - Facility Support: Provide operations and maintenance support for facilities, including all components tracked within the Sustainment Management System (SMS), which utilizes the UNIFORMAT II standard for building elements and related sitework. This support includes operations manager and administrative personnel to establish, assign, track, and close work tasks through government work task systems, ensuring proper workflow management and coordination of maintenance activities. Facility support encompasses: foundations, basement construction, superstructure, exterior enclosure, roofing, interior construction, stairs, interior finishes, conveyance systems, plumbing systems, Heating Ventilation Air Conditioning and Refrigeration (HVAC/R) systems, fire protection systems, electrical systems, and installed equipment.

        - Facility-Related Control Systems (FRCS) Cybersecurity Compliance Services: Providing comprehensive cybersecurity compliance services for FRCS to support full adherence to DOD cybersecurity requirements and support the achievement and maintenance of Authority to Operate (ATO) status to include inventory requirements, Civil Engineer Community of Interest Network (COIN) Integration Investigation, Risk Management Framework (RMF) execution, cybersecurity policy compliance, system assessment and vulnerability management execution, documenting and reporting, and implementation of security controls.

        - Utilities: Providing comprehensive utilities services, including:

          - Electrical Distribution Systems: e.g., install, maintain, operate, and repair of high/low voltage, AC/DC, switching, underground, pole-mounted, surface-laid electrical distribution systems, including transformers, converters, capacitors, switchgear, etc.

          - Power Production: e.g., receive and distribute commercial power; install, operate, and maintain prime generator plant for TO infrastructure support, standby generators, uninterruptible power supplies (UPS), etc.

          - Water Distribution & Storage System: e.g., install, maintain, operate, and repair storage (e.g., elevated tanks, bladders, etc.), pumps, piping (e.g., underground, surface laid, etc.), valving, metering, potable water access points, provide bottled water delivery, etc.

          - Water Production and Treatment: e.g., tap commercial sources, drill wells, operate existing water treatment plants, establish expedient water treatment plant, chlorinate, fluoridate, filtration, reverse osmosis, etc.

          - Sewage Collection System: e.g., install, maintain, operate, and repair piping (e.g., underground, surface laid, etc.), valving, lift stations, clean outs, holding tanks, septic systems, etc.

          - Sewage Treatment: e.g., tie into commercial system, operate existing plant, develop expedient treatment (e.g., leach field, lagoon), haul away, disposal services, etc.

          - Steam Plant: e.g., operate, maintain, and repair of steam plants, including boilers, piping, valves, and associated equipment.

          - Fire Protection Systems: e.g., install, maintain, and repair systems (e.g., sprinkler, deluge, halon, , dry chemical, standpipe, fire alarms, control panels, notification systems, etc.). Support expedient installation of fire protection systems and adding to existing systems and all associated controls and notification systems.

          - Natural Gas Distribution: e.g., install, maintain, operate, and repair natural gas distribution systems, including piping, valves, meters, regulators, etc.

          - Compressed Air System: e.g., install, maintain, operate, and repair compressed air systems, including compressors, piping, valves, air dryers, etc.

          - Propane and/or Fuel Oil Storage & Distribution Systems: (e.g., install, maintain, operate, and repair propane and/or fuel oil systems, including tanks, piping, valves, pumps, dispensing equipment, etc.

          - Alarm Systems: e.g., install, maintain, operate, and repair of fire and security alarm distribution systems and associated central monitoring stations, including sensors, control panels, communication systems, etc.

          - Industrial Control Systems: Provide sustainment and improvement of industrial controls systems to meet emerging cyber threats, upgrade operating system or component software, replace outdated or vulnerable control system components, install upgraded components, and support enterprise assessment, management, and reporting efforts to secure and maintain secure control systems for existing systems such as Energy Monitoring and Control Systems (EMCS), fire alarm systems, infrastructure control systems, mass notification systems, and other related control systems.

          - Storm Drainage Systems: e.g., install, maintain, operate, and repair pipes, culverts, swales, ditches, flumes, retention ponds, etc.

        - Solid Waste Management: Providing solid waste management services, to include:

          - Landfill: e.g., establish, operate, maintain, repair and close IAW applicable environmental regulations.

          - Collection and Disposal: e.g., establish pickup points and provide appropriate containers, pickup and transport to landfill or commercial solid waste transfer pickup points.

          - Recycle: e.g., establish and operate a recycling program as appropriate and required by a specific TO (e.g., paper, plastic, glass, metals, chemicals, etc.)

          - Incineration: e.g., install, operate, maintain and repair incinerators, including medical waste incinerators, haul and dispose ash, etc. IAW applicable environmental regulations.

        - Land Clearing and Grubbing: Providing heavy equipment and trained operators to prepare land for use/occupancy, including but not limited to: removing trees, brush, and other vegetation (grubbing); grading and leveling land for construction of facilities, airfields, and roads; sloping for drainage; preparing sites for soil stabilization, etc. Work may also include:

          - Munitions and Explosives of Concern (MEC) Remediation: Providing services for the identification and on-site remediation of munitions and explosives of concern (MEC), unexploded ordnance (UXO), and other explosive hazards to ensure safe land use and operations. These services may include coordination with the International Mines Action Service or similar organization; providing technical data support to Explosive Ordnance Disposal (EOD) units for clearing military munitions on Air Force ranges and other locations; and conducting active range clearance operations at Service Class A primary training ranges to include collection, inspection, and the on-site disposal of UXO and sub-scale practice bombs, all IAW a government-accepted Explosives Safety Submission (ESS). Services also include the removal from the site of range residue and material certified as inert. Performance of these services expressly prohibits the off-site transport of live or potentially live UXO and the transfer of custody of any MEC to any third-party entity. This will not interfere with war skills training on Air Force ranges.

        - Roads/Parking: Providing construction, maintenance and repair services for roads and parking areas to include:

          - Improved: e.g., all surfaces (asphalt, concrete, etc.), including subsurface structures and striping.

          - Unimproved: e.g., stabilization, grading, mud and dust control, etc.

        - Reconstitution: Providing reconstitution services, to include, “tear down,” clean, repackage, revitalize, refurbish, inventory, transport, and turn-in of government (including AFCAP contractor-purchased) equipment to specified locations, as directed by the TO or the CO.

        - Restoration: Providing restoration services to include the removal of temporary improvements (facilities, utilities, roads, etc.) and performing operations to return land/facilities to HN required conditions or pre-existing baseline.

      - Engineering Support Services: The Contractor shall provide a wide range of engineering support services, as required, including technical and administrative support services to assist with the sustainment, improvement, and modernization of installation infrastructure and facilities. The Contractor shall provide access to qualified and experienced personnel with expertise in various disciplines as required per the TO.

        - Engineering Assistance: Providing on-site, home office, and/or reach back technical and administrative engineering services (including foreign sources) appropriate to the TO.

        - Energy Management and Conversation: Providing comprehensive energy management services to reduce energy consumption, improve energy efficiency, and promote the use of renewable energy sources. These services may include, but are not limited to: conducting energy audits, drafting energy management plans, recommending energy conservation measures, and tracking energy performance.

        - Facility and Infrastructure Assessments: Performing assessments of expeditionary, semi-permanent, and permanent facilities and infrastructure to support asset management efforts, planning and programming efforts, recapitalization plan development, modernization efforts, or any other installation equipment and real property sustainment or improvement initiative.

        - Asset Management: Providing all aspects of asset management including work prioritization, preventive, predictive, and life cycle maintenance, corrective repairs, material acquisition support, facility manager support, asset inventories, job cost accounting, real property management, maintain and implement activity management plans, and all other elements of comprehensive asset management programs. These services may utilize various asset management systems, such as SMS, geographic information system (GIS), and pavement management software (PAVER). Note: The Air Force Enterprise SMS (ESMS) is expected to integrate these asset management systems. Upon release and full operational capability, the use of ESMS will be mandatory for applicable TOs.

        - Geographic Information Systems (GIS) and Data Management: Developing, maintaining, and managing GIS databases and other data resources to support installation management activities. This includes data collection, data analysis, data visualization, and data sharing."

        - Geospatial Data Acquisition and Processing: Provide interior and exterior Light Detection and Ranging (LiDAR) surveys, industry-standard 360-degree digital scans, and other geospatial data acquisition methods to support GIS capture, facility documentation, and asset management including data processing, analysis, and integration with existing GIS databases.

      - Installation Management: The Contractor shall provide installation management services, as required.

        - Real Property Accountability Support Services: The Contractor shall provide documentation, tracking, and management support for all real property assets to include capitalization, disposal, and periodic inventory (e.g., asset documentation and DD Form 1354 processing, real property information management, data elements management and reconciliation, asset management and inventory support, regulatory compliance and documentation support, coordination and communication, quality assurance and data validation support, physical inventory of real property assets, etc.). The Contractor shall capture, maintain, and keep installation data within the Air Force’s APSR, which is NexGen IT.

          - Real Property Leasing: As the TO dictates, the Contractor shall assist with the lease of existing facilities and/or land in order to meet TO requirements, but only after explicit written CO approval.

          - Changes in the Use of Real Property: The Contractor shall provide documentation, tracking, and management support for all real property requests for changed use of real property, such as a change in the occupancy, renovation, or demolition of a real property asset, as documented on the AF Form 123, Request for Changed Use of Real Property.

        - Environmental, Bioenvironmental, and Public Health: The Contractor shall provide environmental, bioenvironmental, and public health services, as required. Specific tasks may include:

          - Permits: e.g., support for preparation/submittal.

          - Hazardous Material: e.g., support for management, inventory/control, and ultimate disposition.

          - Hazardous Waste: e.g., perform required management, collection, storage, and disposal in accordance with applicable laws/regulations.

          - Pest/Vegetation Control: e.g., assess needs. Apply appropriate agents and/or countermeasures.

          - Clean up: e.g., provide capability to clean up and contain, as required.

          - Water Quality Monitoring and Treatment: e.g., testing water sources for contaminants, operating water purification systems, ensuring compliance with drinking water standards.

          - Food Safety Inspections: e.g., inspecting food storage and preparation areas, verifying food handler certifications, ensuring proper food handling techniques.

          - Disease Surveillance and Outbreak Control: e.g., monitoring disease incidence, implementing control measures to prevent outbreaks, providing disease prevention education.

          - Exposure Assessments: e.g., assessing potential health risks from environmental hazards, monitoring air quality, evaluating noise levels.

          - Hazardous Communication: e.g., developing and distributing safety data sheets (SDS), providing training on hazard communication protocols, labeling hazardous materials.

          - Natural Resources Management: e.g., vegetation control on Air Force ranges, management of wildlife in Air Force training location, Bird Aircraft Strike Hazard (BASH) Management.

          - Cultural Resources Management: e.g., conducting archaeological surveys, providing recommendations on protecting historical sites, ensuring compliance with the National Historical Preservation Act (NHPA).

    - Personnel Sustainment Services: The Contractor shall provide personnel sustainment services, as required.

      - Installation Support Services: The Contractor shall provide installation support services (morale, welfare, recreation, & services), as required.

        - Food Preparation and Dining Support: Provide food service support using field and garrison equipment and facilities. Contractor furnished equipment may be required. Preparation of up to four meals per day may be required using A rations and unitized group rations (UGR). Distribute operational rations; i.e., Meals Ready to Eat (MRE), as needed. The Contractor shall maintain food accountability using TO prescribed procedures and forms. Personnel working in Food Service must be certified as Food Handlers (see AFI 34-239, Food Service Program Management, Appendix B, References).

        - Troop Support: Order, receive, store, issue, secure, and account for all subsistence to support food operations. Purchase subsistence directly from vendors (U.S. or foreign national) and transport to the final destination. All purchases must be from sources approved by military public health as meeting public health standards.

        - Potable Water Distribution Services: Provide potable water distribution services to designated locations (e.g., bottled water, water buffalos, point-of-use water purification systems, etc.). Deliveries shall be consistent and reliable, meeting specified quantity and quality standards. The Contractor shall maintain accurate records of water source, quantity distributed, and delivery locations. Personnel operating water purification systems and handling potable water must be certified in accordance with applicable regulations and standards regarding water safety and handling.

        - Custodial Services: Provide custodial services to maintain cleanliness, sanitation, and hygiene standards within facilities (e.g., cleaning, sanitizing, trash removal, and restocking of supplies).

        - Lodging Operation Services: Provide central lodging processing and management. This includes allocation of space for various categories of personnel (i.e., male, female, officer, enlisted, aircrew, etc.), Operation of a locator system, provision of housekeeping support, and utilization of commercial or contingency quarters as directed. Lodging services may also include the provision, installation, and maintenance of furnishings and essential infrastructure, IAW applicable standards and TO requirements.

        - Linen Operation Services: Provide linen services, including the provision, collection, cleaning, and distribution of linens to support lodging, medical, and other operational requirements.

        - Laundry Operation Services: Provide laundry operations to support individual self-help, organizational and medical requirements.

        - Fitness Operation Services: Set up and manage individual and intramural sports activities. Provide, maintain, repair, and monitor use of fitness equipment, facilities, and programs for strength and cardiovascular conditioning.

        - Recreational Services: Provide a variety of recreational and leisure time activities such as DVD movies, table games, tours, equipment check-out, reading materials (books, periodicals, newspapers, etc.). Provide electronic library reference material, high speed internet access, individual video conferencing capability, etc.

        - Equipment Maintenance: Provide maintenance and repair services for equipment, including routine maintenance, preventative maintenance, and repair of malfunctions to ensure operational readiness and longevity of equipment.

      - Communications: The Contractor shall provide communications (equipment and/or communication services, to include translation services), as required.

      - Financial Support Analysis Services: The Contractor shall be prepared to provide support to the Financial Management functions.

      - Career Field Support: The Contractor shall provide augmentation support services similar to those as provided by the officer and enlisted career groups as listed in the below table:

| Career Field Group Number | Career Field |
| --- | --- |
| 1 | Operations |
| 2 | Logistics |
| 3 | Support |
| 4 | Medical or Dental |
| 5 | Legal or Chaplin |
| 6 | Acquisition or Finance |
| 7 | Special Investigation |
| 8 | Special Duty Identifier |
| 9 | Reporting Identifier |

      - Health and Medical: e.g., provide contingency capability to augment or replace required medicine, health, and medical services. The Contractor shall provide medical services as required (e.g. health services, biomedical engineering, diet therapy, dentistry, physical therapy, optometry, audiology, dermatology, allergy, anesthesiology, immunizations, laboratory, physical medicine, surgical services, diagnostics, imaging and other medical services as required).

    - Other BOS Support Services: The Contractor shall be prepared to provide other BOS support services, as required and defined in subsequent individual TOs, consistent with the overall scope and description of other BOS support services of this contract.

- SERVICE SUMMARY: The Contractor shall perform services in accordance with the requirements of this PWS. The service requirements are summarized into performance objectives and will be provided at the TO level. The performance threshold briefly describes the minimum acceptable levels of service required for each objective when applicable. The Multi-Functional Team (MFT), in accordance with the Quality Assurance Surveillance Plan (QASP), will evaluate the following services at the TO level.

| Performance Objective | PWS Paragraph | Performance Threshold | Method of Surveillance |
| --- | --- | --- | --- |
| To be determined at TO level | To be determined at TO level | To be determined at TO level | To be determined at TO level |

- APPENDICES

  - Appendix A: Acronyms, Abbreviations, and Definitions

  - Appendix B: References

APPENDIX A

ACRONYMS, ABBREVIATIONS AND DEFINITIONS

- (AAFES) Army and Air Force Exchange Service. A military-operated retail activity at a fixed Army Post or Air Force Base or located in remote or forward operating sites during contingent operations as a satellite activity of an Army and Air Force Exchange Service (AAFES) direct operation.

- (ACC) Air Combat Command or Army Contracting Command

- (ACO) Administrative Contracting Officer: A Contracting Officer whose primary duties involve contract administration as delegated by the Procuring Contracting Officer for administrating all or a portion of a main contract or task issued against the main contract. The ACO is responsible for resolving administrative issues and negotiating equitable adjustments.

- (ACS) Agile Combat Support

- (ADA) Anti-Deficiency Act violation. An unauthorized incurring of obligations to the U.S. Government or the making of expenditure (outlays) in violation of appropriation law.

- (ADLS) Advanced Distributed Learning Service. An on-line, web-based depository of Air Force training products and materials. Contains mandatory training requirements for deploying contractors.

- (A/E) Architect/Engineer. Architecture and engineering design to include design, planning, project management, construction management, facility/infrastructure inspections and assessments and providing expert witness.

- (AEF) Air and Space Expeditionary Force. Deployed U.S. Air Force wings, groups, and squadrons committed to a joint operation.

- Aeromedical Evacuation. The movement of patients under medical supervision to and between medical treatment facilities by air transportation.

- (AEW) Air and Space Expeditionary Wing

- (AFAA) Air Force Audit Agency

- (AFB) Air Force Base

- (AFAFRICA) Air Forces Africa Command. U.S. Air Force component to the U.S. Africa Command (AFRICOM) Combatant Command, also 3rd Air Force, Ramstein Air Base, Germany.

- (AFCAP) Air Force Contract Augmentation Program. A contingency tool with capabilities to provide services, design/construction, and commodities consistent with the scope of this contract.

- AFCAP SharePoint Site. A web site containing AFCAP unique information such as processing instruction for deploying contractors.

- AFCAP Team. At a minimum, this shall include the Contracting Officer, program management representative, and the Contractor(s). At the Contracting Officer’s discretion, the team may also include the customer representative(s), the Administrative Contracting Officer, the Contracting Officer’s Representative, and others as assigned.

- (AFCEC) Air Force Civil Engineer Center

- (AFCENT) Air Forces Central Command. Air Force component to the U.S. Central Command (CENTCOM) Combatant Command, also 9th Air Force, Shaw Air Force Base, South Carolina

- (AFDD) Air Force Doctrine Document

- (AFFAR) Air Force supplement to the Federal Acquisition Regulation

- (AFGSC) Air Force Global Strike Command. One of two U.S. Air Force components to the U.S. Strategic Command (STRATCOM) Unified Command. AFGSC is located at Barksdale Air Force Base, Louisiana

- (AFH) Air Force Handbook

- (AFI) Air Force Instruction

- (AFICA) Air Force Installation Contracting Agency

- (AFMAN) Air Force Manual

- (AFMC) Air Force Materiel Command

- (AFNORTH) Air Forces Northern Command. U.S. Air Force component to the U.S. Northern Command (NORTHCOM) Combatant Command, also 1st Air Force, Tyndall Air Force Base, Florida.

- (AFPD) Air Force Policy Directive

- (AFPEO) Air Force Program Executive Office

- (AFRICOM) Africa Command

- (AFRSSIR) Armed Forces Repository of Specimen Samples for the Identification of Remains. The central facility where DNA samples collected from service members, DOD Civilians, and DOD Contractors are stored; located at 16050 Industrial Drive, Suite 100, Gaithersburg, MD 21771.

- (AFSOC) Air Force Special Operations Command. U.S. Air Force component to the U.S. Special Operations Command (SOCOM) Combatant Command. AFSOC is located at Hurlburt Field, Florida.

- (AFSOUTH) Air Forces Southern Command. U.S. Air Force component to the U.S. Southern Command (SOUTHCOM) Combatant Command, also 12th Air Force, Davis-Monthan Air Force Base, Arizona.

- Aircraft Transient Servicing. Services performed on an aircraft by an organization or at a different location other than that to which the aircraft is assigned.

- (AMC) Air Mobility Command. U.S. Air Force component to the U.S. Transportation Command (TRANSCOM) Unified Command. AMC is located at Scott Air Force Base, Illinois.

- American-made: (i) Manufactured or produced in the United States, (ii) by an entity that is based in the United States, and (iii) predominantly using ingredients that were grown, mined, manufactured, or produced in the United States.

- (AOR) Area of Responsibility. The geographical area associated with a combatant command within which a geographic combatant commander has authority to plan and conduct operations.

- (APO) Accountable Property Officer

- (ASM) Alternate Site Manager

- (ATC) Air Traffic Control. A service to perform the duty of airspace management and traffic control of airborne objects.

- (AT/FP) Antiterrorism / Force Protection

- (ATO) Authority to Operate

- Bare Base. A site that typically contains a usable runway, taxiway, aircraft parking areas, and a source of water that can be made potable. The concept assumes minimum essential infrastructure capabilities either exist or can be installed. The location must be ultimately able to support assigned aircraft/weapon system(s), permitting National Command Authority or DOD operations. Typically, the build-up of a bare base to full operational capability is accomplished using either military mobility assets, or commercial temporary structures and infrastructure, or some combination of both.

- (BASH) Bird Aircraft Strike Hazard

- (BEAR) Basic Expeditionary Airfield Resources. An acronym used to describe specific bare basing assets for use at austere airfields. The assets are a combination of prepackaged, deployable, War Reserve Material items required to support forces and weapon systems to open, establish and operate an expeditionary air base anywhere around the globe.

- (BLS) Base Life Support. Army term for BOS.

- (BOG) Boots On the Ground

- (BOS) Base Operating Support. Activities not directly tied to the operational mission (e.g. directly preparing or using weapon systems) but provide generalized support for the personnel, equipment and platform (airfield) enabling the mission to be accomplished. Typical BOS activities include the functional areas of civil engineering, communications, contracting, financial management, medical, personnel, security forces, services, supply and transportation.

- (BOS-I) Base Operating Support, Integrator. A contingency commander designated representative who acts as the Joint base operating support (BOS) provider. Typically the Service component with the preponderance of forces provides the BOS-I. A combatant commander may designate an individual within a Service component or Joint Task Force (JTF) as the BOS-I at each operating location. The BOS-I coordinates the efficient use of mission support resources.

- (C2) Command and Control

- (CAAF) Contractors Authorized to Accompany the Force. Contingency contractor employees and all tiers of subcontractor employees who are specifically authorized through their contract to accompany the force and have protected status in accordance with international conventions.

- (CAC) Common Access Card. A smart card currently about the size of a credit card. Can enable the military member, DOD civilian or contractor to access Government facilities, installations and if chip enabled, Government computer systems.

- (CAGE) Commercial And Government Entity. A CAGE code is a unique identifier assigned to suppliers to various government agencies and also various organizations. CAGE codes provide a standardized method of identifying a given facility at a specific location.

- (CAP) Contractor Acquired Property or Contract/Civil Augmentation Programs (DOD CAP Contracts)

- (CBRN) Chemical, Biological, Radiological and Nuclear

- (CCAS) Contingency Contract Administration Services

- (CCDR) Combatant Commander

- (CCMD) Combatant Command, see also COCOM

- (CDRL) Contract Data Requirements List

- (CE) Civil Engineer functional community or Continuous Evaluation process used by DOD for vetting personnel to meet Homeland Security Presidential Directive 12 requirements

- (CENTCOM) Central Command (Southwest Asia)

- (CI) Critical Information

- Classified Information. Official information that has been determined to require, in the interests of national security, protection against unauthorized disclosure and which has been so designated.

- (CLIN) Contract Line Item Number

- (CMGP) Contractor Managed Government Property: CMGP is an AFCAP-specific term for all AFCAP Government Property that is not provided as GFP but must be physically inventoried and managed in Contractor’s Property Management System (PMS). CMGP is all Government Property under the possession, control, or stewardship of the contractor that is not exempt, not GFM, not real property, not intellectual property and not locally managed and inventoried by the Government. While CMGP remains on the Government’s books, the Contractor manages and inventories it to the same standards as GFP, as defined in FAR Part 45. CMGP may be categorized as either shared property or workload property. Shared Property is property shared between the Government (or other identified parties) and the Contractor. Workload property are items for which the Contractor performs maintenance or other services, such as gym equipment.

- (CO) Contracting Officer

- (COCOM) Combatant Command, see also CCMD

- (CoE) Corps of Engineers, U.S. Army

- (COIN) Community of Interest Network

- Compostable: Products that are bio-based and do not contain polyethylene or polystyrene and that meet ASTM D6400, ASTM D6868, ASTM D6691, or an equivalent solid material biodegradation standard.

- (COMPUSEC) Computer Security

- (COMSEC) Communications Security

- (CONOPS) Concept of Operations. A verbal, graphic or printed statement that clearly and concisely expresses the how, what, when, where who of what needs to be accomplished and how it will be done using available resources. The concept is designed to give an overall picture of an operation or the steps necessary to complete an action.

- (CONPLAN) Concept PLAN

- CONSTRUCTION EFFORT. The construction, rehabilitation, alteration, conversion, extension, demolition, or repair of buildings, highways, or other changes or improvements to real property, including facilities providing utility service. Also includes the supervision, inspection, and other on-site functions incidental to the actual construction.

- CONTINGENCY. A situation requiring military operations in response to natural disasters, terrorists, subversives, or as otherwise directed by appropriate authority to protect United States interest.

- CONTINGENCY OPERATIONS.

(1) DOD Dictionary of Military and Associated Terms, Current Edition. A military operation that is either designated by the Secretary of Defense as a contingency operation or becomes a contingency operation as a matter of Terms and Definitions 52 law (Title 10, United States Code, Section 101[a][13]). See also contingency, and operation.

(2) AFH 10-222, Volume 4, Environmental Guide For Contingency Operations, Current Edition. A contingency operation is a military operation designated by the Secretary of Defense (SECDEF) as a contingency operation or becomes a contingency operation as a matter of law. It is designated by the SECDEF as an operation in which members of the Armed Forces are or may become involved in military actions, operations, or hostilities against an enemy of the U.S. or against an opposing force; or is created by definition of law. A contingency operation exists if a military operation results in the (1) call-up to (or retention on) active duty of members of the uniformed Services under certain enumerated statutes and (2) the call-up to (or retention on) active duty of members of the uniformed Services under other (non-enumerated) statutes during war or national emergency declared by the President or Congress.

- (CONUS) Continental United States meaning the 48 contiguous states and the District of Columbia.

- CONUS Time Zones. Standard CONUS time zones to include Eastern, Central, Mountain, and Pacific.

- (COOP) Continuity of Operations Plan. The degree or state of being continuous in the conduct of functions, tasks, or duties necessary to accomplish a military action or mission in carrying out the national military strategy. It includes the functions and duties of the commander, as well as the supporting functions and duties performed by the staff and others acting under the authority and direction of the commander.

- (COR) Contracting Officer’s Representative. An individual authorized in writing by the Contracting Officer to perform specific functions on behalf of the Contracting Officer.

- (COTS) Commercial Off the Shelf item. An item that has been developed and produced to commercial standards and specifications, is readily available for delivery from an industrial source, and may be procured without change to satisfy a military requirement.

- (CPARS) Contractor Performance Assessment Reporting System

- (CPFF) Cost Plus Fixed Fee

- (CSS) Contract Support Service

- (CTIP) Combating Trafficking in Persons

- (CTORD) Contractor’s Task Order Responsibility Date: Official date the contractor becomes fully responsible for all TO requirements. This term applies only to service TOs.

- (CUI) Controlled Unclassified Information

- Customer: The person(s) requiring the work and providing the funds. Generally, Civil Engineer, Services, and Logistics individuals who provide the one-on-one relationship with the Air Force’s AFCAP Program Management Office and the Contractor.

- Cybersecurity. The art of ensuring and protecting information systems by guarding against threats to availability, integrity, and confidentiality.

- (DABS) Deployable Air Base System

- (DAFMAN) Department of the Air Force Manual

- (DCAA) Defense Contract Audit Agency

- (DCMA) Defense Contract Management Agency

- (DCU) Desert Camouflage Uniform (not authorized for wear by contractors)

- (DD Form) Department of Defense Form

- Decontamination. The process of making any person, object, or area safe by absorbing, destroying, neutralizing, making harmless, or removing chemical or biological agents, or by removing radioactive material clinging to or around it.

- DEERS/RAPIDS. Defense Eligibility Enrollment Reporting System/Real-time Automated Personnel Identification System. DEERS is a sub segment of the National Enrollment Database, the Person Data Repository and several U.S. Government databases. DEERS provides accurate and timely information for supporting DOD identification smart cards. RAPIDS provides on-line access to information in the DEERS database and these sites located around the world, use the DEERS data to provide DOD identification cards or related personnel support to eligible individuals.

- Deployment. Travel to or through a Combatant Command Theater of Operations (AOR), with expected or actual time in-Theater (physically present, excluding in-transit or travel time) for a period of greater than 30 days. See “Temporary Duty” for periods of 30-days or less.

- Deployment Processing Center. A designated location whereby a contractor, deploying to a Combatant Command Theater of Operations, completes Government unique process steps. For locations, see PWS paragraph 4.10.2.

- Deployment Qualification. DOD policy, assigned responsibilities and applicable procedures as augmented by the Combatant Command specific requirements for entry into a Geographic Theater of Operations.

- (DFAC) Dining Facility

- (DFARS) Defense supplement to the Federal Acquisition Regulation

- (DFAS) Defense Finance & Accounting Service

- (DHA) Department Health Agency

- (DHS) Department of Homeland Security

- Dispersal. Relocation of assets (forces & supplies/materials/equipment) for the purpose of increasing survivability.

- Disposable food service products: Single-use, disposable products for serving or transporting prepared, ready-to-consume food or beverages including, but not limited to, plates, cups, bowls, bags, trays, utensils, straws, lids, trays, and hinged or lidded containers.

- (DISS) Defense Information System for Security. Successor to JPAS.

- (DLA) Defense Logistics Agency

- (DNA) Deoxyribonucleic Acid

- (DOD) Department of Defense

- (DODI) Department of Defense Instruction

- (DOD IG) Department of Defense, Inspector General

- Dormancy. For the purpose of this AFCAP contract, the term dormancy refers to any vendor who fails to propose on a minimum of one (1) effort per five (5) consecutive Requests for Proposal or at least one (1) per six-month period; whichever comes later. When the vendor reaches this criterion, the vendor shall be considered dormant and may not be included in FOPR notifications and the Government may choose not to exercise the remaining options.

- (DOS) Department of State or State Department

- (DOW) Department of War

- (DRMO) Defense Reutilization and Marketing Office. Site specific locations performing the resale of excess property received from the military services. Now known as Defense Logistics Agency Disposition Services (DLA-DS). See also DRMS.

- (DRMS) Defense Reutilization and Marketing Service. An entity that disposes of excess property received from the military services. Now known as Defense Logistics Agency Disposition Services (DLA- DS). See also DRMO.

- (DSCA) Defense Support to Civil Authorities

- (DSS) Defense Security Service

- (DUNS) Dun and Bradstreet Number. A unique nine-digit number associated with U.S. Government entities, vendors and even grant recipients.

- (EA) Equitable Adjustment

- (EAR) Export Administration Regulations

- (EC) Equipment Custodian

- (EDTC) Expeditionary Theater Distribution Center

- Efforts. Efforts may consist of contracts or task orders or delivery orders for government or commercial clients.

- (EMCS) Energy Monitoring and Control Systems

- (EOD) Explosive Ordnance Disposal. The detection, identification, on-site evaluation, rendering safe, recovery, and final disposal of unexploded explosive ordnance. It may also include explosive ordnance which has become hazardous by damage or deterioration.

- Equipment: Any government property item on a TO for which the Contractor is responsible for accountability and/or must be inventoried by the Contractor. This includes all recreational items, particular those checked/signed out to users/customers/clients and expected to be returned in working/functioning order but for fair wear and tear during use.

- Equipment Custodian. The responsible person that meets all requirements of AFMAN 23-111 and who is directly responsible for the physical custody of accountable property under their control. Inherently Governmental. EC’s certify government inventories to APO Commander.

- (ESF) Emergency Support Functions. A structure to delineate the National Response Framework (NRF) to provide a unified national response to disasters and emergencies. Defines which U.S. Government entity is responsible for what emergency response within the United States. They are as follows:

ESF #1 – Transportation: Coordinator: Department of Transportation

ESF #2 – Communications: Coordinator: Department of Homeland Security (National Communications System)

ESF #3 – Public Works and Engineering: Coordinator: Department of Defense (U.S. Army Corps of Engineers)

ESF #4 – Firefighting: Coordinator: Department of Agriculture (U.S. Forest Service)

ESF #5 – Information and Planning: Coordinator: Department of Homeland Security (Federal Emergency Management Agency)

ESF #6 – Mass Care, Emergency Assistance, Temporary Housing and Human Services: Coordinator: Department of Homeland Security (Federal Emergency Management Agency)

ESF #7 – Logistics Management and Resource Support: Coordinators: General Services Administration and Department of Homeland Security (Federal Emergency Management Agency)

ESF #8 – Public Health and Medical Services: Coordinator: Department of Health and Human Services

ESF #9 – Search and Rescue: Coordinator: Department of Homeland Security (Federal Emergency Management Agency)

ESF #10 – Oil and Hazardous Materials Response: Coordinator: Environmental Protection Agency

ESF #11 – Agriculture and Natural Resources: Coordinator: Department of Agriculture

ESF #12 – Energy: Coordinator: Department of Energy

ESF #13 – Public Safety and Security: Coordinator: Department of Justice

ESF #14 – National Disaster Recovery Framework (formerly called “Long-Term Community Recovery): Coordinator: Department of Homeland Security (Federal Emergency Management Agency)

ESF #15 – External Affairs: Coordinator: Department of Homeland Security

NOTE: When requested, and upon approval of the Secretary of Defense, the Department of Defense (DOD) provides Defense Support of Civil Authorities (DSCA) during domestic incidents. Accordingly, DOD is considered a support agency to all ESFs and serves as the Sector-Specific Agency for the Defense Industrial Base Sector which may have links to many of the ESFs. In the context of the NRF, DOD is considered a cooperating agency for all ESFs.

- (ESMS) Enterprise Sustainment Management System

- (ESP) Emergency and Special Program Code. A two-position alphanumeric code used to provide separate accounting and reporting for cost incurred during an emergency, contingency, or in support of a special program. The first position is assigned by the user and may be either an alpha or numeric character. The second position is always an alpha character and is assigned as follows: (A-G) HQ USAF; (H-W) MAJCOM; or (X-Z) base.

- (ETDC) Expeditionary Theater Distribution Centers

- (ETIMS) Enhanced Technical Information Management System

- (EUCOM) European Command

- Facilities. Any structure (including buildings), pavement, or utility system that supports mission requirements.

- (FAR) Federal Acquisition Regulation

- (FCG) Foreign Clearance Guide

- (FCL) FaCiLity (Security) Clearance. A determination by the Gov’t that a facility is eligible for access to classified information.

- (FEMA) Federal Emergency Management Agency

- (F&ES) Fire & Emergency Services

- (FICA) Federal Insurance Contributions Act

- (FOA) Field Operating Agency

- (FOB) Forward Operating Base

- (FOC) Full Operational Capability. Usually expressed as a time when the contractor assumes full responsibility for performance of an awarded contract. Typically follows the mobilization period and if applicable, the transition period. Also see definitions of “Mobilization Period” and “Transition Period.”

- (FOD) Foreign Object Damage. Rags, pieces of paper, line, articles of clothing, nuts, bolts, or tools that, when misplaced or caught by air currents normally found around aircraft operations (jet blast, rotor or prop wash, engine intake), cause damage to aircraft systems or weapons or injury to personnel.

- (FOPR) Fair Opportunity Proposal Request

- (FPCON) Force Protection Condition. A Chairman of the Joint Chiefs of Staff-approved standard for identification of and recommended responses to terrorist threats against United States personnel and facilities. The level and mandatory measures are implemented at the base level. The FPCONs are as follows:

  - FPCON NORMAL

  - FPCON ALPHA

  - FPCON BRAVO

  - FPCON CHARLIE

  - FPCON DELTA

- (FPR) Final Proposal Revision

- (FRCS) Facility-Related Control Systems

- (FRP) Fiber Reinforced Polymer

- (FSS) Force Support Squadron. The base-level organization containing multiple functions including Air Force Services.

- (FUI) Federal Unemployment Insurance

- (FY) Fiscal Year

- (G&A) General & Administrative

- (GAO) Government Accountability Office. The GAO is an independent, nonpartisan agency that works for Congress. Often called the "congressional watchdog," GAO investigates how the federal government spends taxpayer dollars.

- (GCC) Geographic Combatant Commander

- Geographically Dispersed. To be considered geographically dispersed, must be dispersed throughout CONUS and/or OCONUS across an array of countries, continents and time zones.

- (GFF) Government Furnished Facilities. Real property (e.g., buildings, land, office space) owned by the U.S. Government and made available to the Contractor for use in performance of a TO. GFF are listed on the GFP attachment, the responsibility for loss, theft, damage, or destruction is outlined under FAR 52.245-1.

- (GFM) Government Furnished Material. Consumable or expendable material provided by the Government for the performance of individual TOs. Any consumable or expendable material NOT explicitly listed or identified in a TO-specific PWS shall be the responsibility of the Contractor to provide.

- (GFP) Government Furnished Property. Includes tools, vehicles and equipment.

- (GIS) Geographic Information System

- (GPS) Global Positioning System

- (HAZMAT) Hazardous Material(s). Any substance or material that has been determined by the Secretary of Transportation to be capable of posing an unreasonable risk to health, safety, and property when transported in commerce, and which has been so designated. HAZMAT can also be defined as any item or agent (biological, chemical, radiological, and/or physical), which has the potential to cause harm to humans, animals, or the environment, either by itself or through interaction with other factors.

- (HBCU) Historically Black Colleges & Universities

- (HCA) Head of Contracting Activity

- (HIV) Human Immunodeficiency Virus

- (HN) Host Nation

- (HNSA) Host Nation Support Agreements

- (HSPD-12) Homeland Security Presidential Directive 12. Presidential Directive that requires adequate vetting of personnel (military, DOD civilian, contractor) prior to granting access to a Government installation/facility or access to a Government computer or network. There are no waiver provisions within this directive.

- (HVAC/R) Heating, Ventilation, Air Conditioning and Refrigeration

- (IAAP) Information Assurance Awareness Program

- (IACS) Industrial Control Systems

- (ID/IQ) Indefinite Delivery / Indefinite Quantity

- (IED) Improvised Explosive Device. A device placed or fabricated in an improvised manner incorporating destructive, lethal, noxious, pyrotechnic, or incendiary chemicals and designed to destroy, incapacitate, harass, or distract. It may incorporate military stores, but is normally devised from nonmilitary components.

- (IMSC) Installation and Mission Support Center (or its successor organization)

- Initial Construction [Joint Pub 4-04]. Characterized by austere facilities requiring minimal engineer effort. Intended for immediate austere operational use by units upon arrival in theater for a limited time ranging up to six months (depending on the specific facility). May require replacement by more substantial or durable facilities during the course of operations.

- Inventory of Record. A contractually-required formal inventory of GFP conducted with the COR.

- (IPE) Individual Protective Equipment. In chemical, biological, radiological, or nuclear operations, the personal clothing and equipment required to protect an individual from chemical, biological, and radiological hazards and some nuclear hazards. IPE is individually issued war zone military type equipment used in the Combatant Command Theaters of Operation where the threat assessment requires this protection. This equipment includes M50-Mask System (Gas Mask and Carrier), Web Belt, M61 Training Canister, Canteen Cup, Canteen, and chemical warfare equipment. Kevlar helmets and ballistic vests (or the latest versions as issued to Government personnel). IPE does not include PPE for the purposes of this contract.

- (IPE/PPE) Individual/Personal Protective Equipment. All PPE/IPE shall meet (National Institute Occupational Safety and Health (NIOPSH) and American National Standards Institute (ANSI) standards. See IPE, PPE, and PPE/IPE too.

- (IT) Information Technology

- (IUID) Item Unique Identification

- (JARB) Joint Acquisition Review Board

- (JCASO) Joint Contingency Acquisition Support Office

- (JER) Joint Ethics Regulation

- (JFACC) Joint Forces Air Component Commander

- (JFC) Joint Force Commander

- (JLLIS) Joint Lessons Learned Information System

- (JP) Joint Publication

- (JPAS) Joint Personnel Adjudication System. See DISS.

- (JTF) Joint Task Force

- (JTR) Joint Travel Regulations

- Key Personnel. Individuals essential to the successful performance of the AFCAP contract, including, at a minimum, the Program Manager, Alternate Program Manager, and On-Site TO Managers (Site Managers). Key Personnel possess specialized skills and experience necessary to manage TOs and make critical decisions on behalf of the Contractor. The absence or replacement of Key Personnel may significantly impact contract performance.

- (LAN) Local Area Network

- Life Cycle Cost. The total cost of an asset or project over its entire lifespan, including initial acquisition costs, operating costs, maintenance costs, energy consumption, and disposal costs.

- Life Support. Providing housing, feeding, and hygiene support. Includes support for such things as laundry, cantonment area administrative needs, morale, welfare, and recreation needs, etc. Inclusive of all required utilities to operate same.

- (LN) or (HCN) Local National or Host Country National. A person who is a citizen of the country where contingent effort is being performed.

- (LOA) Letter of Authorization

- (LOGCAP) Logistics Civil Augmentation Program, U.S. Army

- (LSA) Logistics Support Area

- (LTDD) Lost (Loss), Stolen (Theft), Damaged, Or Destruction (Destroyed)

- (MAJCOM) Major Command

- Management Approach. A management approach must clearly document (1) how the contractor intends to assign, execute and manage personnel and resources for task orders under an AFCAP contract; (2) the method for identifying and mitigating management issues; and (3) the method for communicating and distributing responsibilities between the prime and various team partners.

- (MAOS) Minimum Airfield Operating Surface

- Mobilization Period. The timeframe for the contractor to finalize staff hiring, completed required training, finalizes vetting, obtains passports/visas/country clearances, processes personnel for deployment and transports their personnel, equipment, and materials to the task performance location. See also “Transition Period” and “Full Operational Capability”

- (MPASM), Mission Partner Affiliate Sponsor Manager

- (MP ICAM) Mission Partner Identity, Credential, and Access Management

- (MRE) Meal Ready to Eat

- (MRI) Moderate Risk of Isolation

- (MSG) Mission Support Group

- (MTW) Major Theater War

- Multi-Functional Team. A team of stakeholders responsible for a services acquisition. Includes not only representatives of the technical and procurement communities, but also stakeholders of the service acquisition and the Contractors who provide the services. This team may consist of sub-group(s) responsible for routine contract actions.

- (MWR) Morale, Welfare, and Recreation. The Air Force Services Flight in a Force Support Squadron oversees the AF MWR programs.

- (NAC-I) National Agency Check with Inquiries. A NAC-I accomplishes a “trustworthiness” check which is set by the Office of Personnel Management (OPM) as the minimum standard to meet the vetting requirements of Homeland Security Presidential Directive 12. See also “Tier 1”

- (NAC-LC) National Agency Check, with Law and Credit checks. A vetting process used by the Office of Personnel Management that leads to a “secret” security clearance.

- (NAF)  1) Numbered Air Force,  2) Non-Appropriated Funding

- (NAICS) North American Industry Classification System code

- Nation Building. The process of fostering a nation or state to increase the unification of the people so that it remains politically stable and viable for the future. Nation building can involve the use of measures to increase the amenities available to the populous or major infrastructure development to foster social harmony and economic growth.

- (NATO) North Atlantic Treaty Organization

- (NDA) Non-Disclosure Agreement

- (NGO) Non-Governmental Organization

- (NIOPSH) National Institute Occupational Safety and Health

- (NISP) National Industrial Security Program

- Non-Combatant. A person who is not a soldier or guerrilla member who is waging war.

- Non-Combatant Environment. For purposes of this contract, a noncombatant environment is defined as a site-operating environment wherein direct hostilities are not evident, though there may have been such or they may reoccur. Placing the Contractor in a noncombatant environment does not mean risk (or threat) of armed conflict has been eliminated. Rather, it means the Government has concluded there is a reasonable expectation of sufficient security permitting contractor operations as specified in the Task Order.

- (NORAD) North American Aerospace Defense Command

- (NORTHCOM) Northern Command

- Notification. Shall be deemed to have occurred when the Contracting Officer places a telephone call to the Contractor provided “on-call” phone number.

- (OCI) Organizational Conflict of Interest

- (OCN) Other Country National. A person employed by a U.S. mission abroad and is neither a citizen of the U.S. nor of the country where the work is being performed.

- (OCO) Overseas Contingency Operation

- (OCONUS) Outside the Continental United States

- (OCS) Operational Contract Support

- (OEBGD) Optimize Energy and Build to Demand

- Operation.

(1) A sequence of tactical actions with a common purpose or unifying theme.

(2) A military action or the carrying out of a strategic, operational, tactical, service, training, or administrative military mission

- (OPLAN) Operational PLAN

- (OPM) Office of Personnel Management

- (OPSEC) Operations Security

- (OT&E) Organize, Train, and Equip

- (PACOM) Pacific Command

- (PACAF) Air Forces Pacific Command. U.S. Air Force components to the U.S. Pacific Command (PACOM) Combatant Command. PACAF is located at Joint Base Pearl Harbor-Hickam, Hawaii.

- (PAPI) Precision Approach Path Indicator systems

- (PAVER) Pavement Management Software

- (PCAG) Price/Cost Analysis Group

- (PCO) Procuring Contracting Officer

- (PCP) Property Control Plan

- Permanent Construction. Similar to semi-permanent construction, but extends life expectancy to more than 25 years and stresses low maintenance and low life cycle cost.

- (PIEE) Procurement Integrated Enterprise Environment

- (PII) Personal Identification Information

- (PIV) Personal Identity Verification cards. A United States Federal smart card that contains the necessary capabilities for the cardholder to be granted access to Federal facilities and information systems. See also Common Access Cards – CACs.

- (PLASI) Pulsed Light Approach Slope Indicator system

- (PM) Program Manager: Supervisor of a group of projects managing risks to the program’s outcome.

- (PMS) Property Management System. The system of internal controls to manage (control, use, preserve, protect, repair and maintain) Government Property in its possession. The Contractor shall initiate and maintain the processes, systems, procedures, records, and methodologies necessary for effective and efficient control of Government Property.

- (POL) Petroleum, Oils, and Lubricants

- (POP) Period of Performance: Dates defining the beginning and ending of contractor performance; the start of POP includes the date where official performance assessments can be issued (i.e. CARs & PARs can be issued).

- (POW) Prisoner of War

- (PPE) Personal Protective Equipment. PPE includes safety and other equipment required by the individual to perform their duties. PPE includes, but is not limited to, hard hats, gloves, steel-toed boots, and safety glasses. Specific tasks may require the Contractor provide other appropriate PPE to perform the tasks. See IPE, IPE/PPE and PPE/IPE too.

- (PPE/IPE) Personal/Individual Protective Equipment: PPE is equipment the Contactor provides to its employees while IPE is equipment the Government provides to the Contractor’s employees. All PPE/IPE shall meet American National Standards Institute (ANSI) standards. See IPE, IPE/PPE and PPE/IPE too.

- (PPI) Past Performance Information

- (PPQs) Past Performance Questionnaires

- Preventive Maintenance. The care and servicing by personnel for the purpose of maintaining equipment and facilities in satisfactory operating condition by providing for systematic inspection, detection, and correction of incipient failures either before they occur or before they develop into major defects. Preventative Maintenance is a schedule of planned recurring maintenance actions aimed at the reduction of system or component failure, with the primary goal of achieving sustained asset performance over its desired operational lifespan. Effective Preventative Maintenance lengthens the effective use life cycle of assets, reduces the need for major repair or replacement, and decreases unplanned system downtime from unexpected equipment failure to minimize mission impact.

- Privity of Contract. The legal relationship that exists between two contracting parties, for example, between the Government and the prime contractor.

- Property Control Plan. The pre-award plan submitted for specific task orders by the contractor that describes in detail the responsible persons, actions, and accountability of GP, GFP, and CAP to include the contractors’ Property Management System.

- (PSRB) Physical Security Review Board

- (PSC) Private Security Contract(or). A company or individual employed by the Department of Defense or Federal agency performing private security functions under a covered contract. Contractors performing private security functions are not authorized to perform Inherently Governmental Functions and in this regard are limited to defensive response to hostile acts or demonstrated hostile intent.

- (PWS) Performance Work Statement. A contract document used by the Government to describe a service or a series of services needing to be performed by the private sector.

- (QAP) Quality Assurance Personnel. The Government entity responsible for day-to-day surveillance of the Contractor’s performance and ensures it meets the terms of the contract and is in accordance with the Contractor’s Quality Control program.

- (QASP) Quality Assurance Surveillance Plan. Prescribes the objective in having the services, the goals of the multi-functional team, team members and their roles and responsibilities (to include the Contractor performing the service), and how the multi-functional team will assess Contractor performance and manage the contract to obtain efficiencies, improved performance, and cost savings throughout its life cycle.

- (QC) Quality Control

- (RADR) Rapid Airfield Damage Repair

- (RBCP) Regional Base Cluster Pre-Positioning

- Reach Back: Off-site personnel, resources, or expertise leveraged by the Contractor to supplement on-site capabilities and fulfill contract requirements when such resources are not readily available at the primary work location.

- Reconstitution. A phase generally occurring at the end of a deployment, but could also occur when mobility assets are replaced by commercial assets. In the context of this contract, reconstitution typically involves the operator level maintenance, preparation for shipment, including inventorying, cleaning, packing, and turn-in of Government furnished equipment and/or AFCAP equipment to a location (or agency) as designated by the Contracting Officer.

- Recovery. A phase of support that could occur at any time. AFCAP Contractor support may be required to assist in restoring the infrastructure and associated missions as a result of an event that created damage to facilities and/or infrastructure. This may also entail actions taken prior to, during, and following an event to minimize the effects of an attack, rehabilitate the national economy, provide for the welfare of the populace, maximize the combat potential of remaining friendly forces and/or supporting activities, and/or to restore combat capability to full operational readiness.

- (RED HORSE) Rapid Engineer Deployable Heavy Operational Repair Squadron Engineers

- Relevant/Recent Efforts. For performance information or experience to be considered relevant, the effort must document (1) similar scope (e.g. similar features and functions) to tasks expected in the AFCAP contracts; (2) comparable size or larger (dollar value); and (3) performance that is substantially complete or performance that concluded no more than 5 years prior to the due date of this solicitation.

- Restoration. Usually the final phase of a deployment wherein the land and facilities are to be returned to the host nation or other “owner” following completion of the mission. Tasks will typically include removal of temporary construction and utilities, replanting, grading, required environmental clean-up, etc.

- (RFP) Request for Proposal. For FAR Part 16 ordering on ID/IQ contracts, refer to the term FOPR.

- (RIBS) Readiness in Base Services

- Risk Management. The process of identifying, assessing, and controlling threats and vulnerabilities from vendors to the DOW and its missions, personnel, and assets. This includes implementing mitigation measures to reduce risk to an acceptable level.

- (RMF) Risk Management Framework

- (ROM) Rough Order of Magnitude

- RQC) Repair Quality Criteria

- (SAA) Senior Airfield Authority. When a location has a Joint use airfield, the Joint Forces Commander (JFC) designates a senior airfield authority (SAA) responsible for airfield operations.

- (SAAR) System Authorization Access Request

- (SAPR) Sexual Assault Prevention and Response training

- (SB) Small Business

- (SCA) Service Contract Act

- (SCI) Sensitive Compartmented Information

- (SCO) Senior Contracting Official

- (SCIF) Sensitive Compartmented Information Facility

- (SCRM) Supply Chain Risk Management

- (SDB) Small Disadvantaged Business

- (SECDEF) Security of Defense

- Sensitive Information: Information that, if disclosed without authorization, could cause damage to U.S. national security interests, DOD operations, or individual privacy. Sensitive information includes classified information, Controlled Unclassified Information (CUI), Personal Identification Information (PII), and other data protected by law or regulation.

- (SIPRNet) Secret Internet Protocol Router Network

- Semi-Permanent Construction. Includes buildings and facilities designed and constructed to serve a life expectancy of 2 to 25 years, should be energy efficient, and should have finishes, materials, and systems selected for a moderate degree of maintenance using the life cycle approach.

- (SM) Site Manager

- Small Business: A business concern that meets the size standards established by the Small Business Administration (SBA) for its primary industry classification, as defined in FAR Part 19. Small businesses include small disadvantaged businesses, women-owned small businesses, veteran-owned small businesses, and service-disabled veteran-owned small businesses.

- (SMS) Sustainment Management System

- (SN) Serial Number

- (SOCOM) Special Operations Command

- (SOFA) Status of Forces Agreement

- (SOUTHCOM) Southern Command

- (SOW) Statement of Work. A contract document used by the Government to describe a requirement of a commodity or facility/infrastructure project needed from the private sector.

- (SPOT) Synchronized Pre-Deployment And Operational Tracker. A Government web-based database that generates Letters of Authorization (LOAs). LOAs are the Contractor’s deployment “orders” and provides for privileges.

- (SPS) Standard Procurement System

- (SSC) Small Scale Contingency

- Stakeholder: A person or group that has an investment, share, or interest in products or services being provided by the AFCAP contract. For example, AFCENT is a stakeholder and also the “clearinghouse” for every TO that supports an Air Force tasked mission in the Southwest Asia Theater of Operations.

- (STRATCOM) Strategic Command

- Substantially Complete. Typically associated with facilities & infrastructure projects whereby a facility/infrastructure or a designated portion is ready for its intended use for which it was originally designed and typically occurs at time of being ready for “beneficial occupancy.” See definition of “substantial performance completion” for definition of how this applies to “service” tasks.

- Substantial Performance Completion. A term typically associated with performance- based “service” tasks. Defined as a degree of performance of a contract which is or may not be to full and complete performance, but is so nearly equivalent that it would be unfair to deny the Contractor the payment agreed upon in the contract, however, the Government has the right to recover the Contractor’s failure to render full and complete performance. For “Past Performance” consideration, the total period of performance must be complete or at least one-year of performance completed on a multi-year effort.

- Subcontractor: Any supplier, distributor, vendor, or firm that furnishes supplies or services to or for a prime contractor or another subcontractor. The Prime Contractor is responsible for all subcontractor deficiencies and shall ensure that all applicable PWS requirements and contract terms and conditions are flowed down to all subcontractors at all tiers. The various tiers can also affect the level of responsibilities or restrictions.

- (SUI) State Unemployment Insurance

- Sustainment. The provision of personnel, logistic, and other support required to maintain and prolong operations or combat until successful accomplishment or revision of the mission or of the national objective.

- (SVTC) Secure Video Teleconference

- (TB) Technical Bulletins or Tuberculosis

- (TD) Tetanus/Diphtheria

- (TDAP) Tetanus/Diphtheria/Pertussis

- (TDY) Temporary Duty. TDY missions are those with travel to or through a Combatant Command Theater of Operations for a period of 30 days or less.

- Team/Team Member(s)/Teaming Partners(s). The Government will consider the Offeror and all subcontractors a “team” when evidence of a signed Teaming Arrangement (TA) or Letter of Intent (LOI) is provided. The AFCAP main contract RFP will refer to the Offeror and all identified teaming subcontractors as a “team”. This RFP will refer to all identified teaming subcontractors as “team members” or “teaming partners”.

- Teaming Arrangement (TA) or Letter of Intent (LOI). To be valid under this solicitation, a teaming arrangement (TA) or letter of intent (LOI) must commit the parties to performance under this contract, should it be awarded to the Offeror.

- (TEMPEST) Telecommunications electronics Material Protected from Emanating Spurious Transmissions. The short name referring to investigation, study and control of compromising emanations for telecommunications and automated Information Security equipment. The aim is to minimize the likelihood that these emanations will ever by intercepted by adversaries of the United States.

- Temporary Construction [Joint Pub 4-04]. Characterized by minimum facilities. Intended to increase efficiency of operations for use extending to 24 months. Provides for sustained operations. Replaces “initial” standard in some cases where mission requirements dictate. Temporary standard construction can be used from the start of an operation if directed by a combatant (field) commander.

- Threat Assessment. An evaluation of a vendor based on a range of information sources to identify ties to entities that may pose a threat to the DOW.

- Tier 1. A new name for what was formerly called a NAC-I - National Agency Check with Inquiries. A NAC-I accomplishes a “trustworthiness” check which is set by the Office of Personnel Management (OPM) as the minimum standard to meet the vetting requirements of Homeland Security Presidential Directive 12

- (TI) Technical Inspection

- (TIN) Tax Identification Number

- (TO) Task Order

- (TOMP) Task Order Management Plan

- (TPFDD) Time-Phased Force and Deployment Data

- (TRANSCOM) United States Transportation Command

- Transition Period: The period of time the incoming contractor works side-by-side with the outgoing contractor to ensure task continuity. On the first day of transition, the incoming contractor shall be fully resourced as proposed (TOMP that is incorporated into the TO) (e.g. fully staffed, equipped, all materials). Commonly referred to as the “overlap period” between the new workforce with the incumbent workforce and typically occurs between the mobilization period and full operational capability. Also, see definitions of “Mobilization Period” and “Full Operational Capability.”

- (TST) Tuberculin Skin Test

- (TTP) Tactics, Techniques, and Procedures

- (UAS) Unmanned Aerial Systems

- (UBS/UPS) Uninterruptible Power Supply

- (UFC) Unified Facilities Criteria

- (UGR) Unitized Group Rations

- (U.S.) United States

- (USAFE) Air Forces European Command. U.S. Air Force component to the U.S. Europe Command (EUCOM) Combatant Command. USAFE is located at Ramstein Air Base, Germany

- (USN) United State Nationals

- (USSPACECOM) United States Space Command. A unified combatant responsible for military operations in outer space, from 100 kilometers (62 miles) above mean sea level to the moon and beyond, and for providing space-enabled combat effects to joint warfighters. It employs joint forces from the U.S. Army, Marine Corps, Navy, Air Force, and Space Force USSPACECOM is one of the unified commands to which the U.S. Space Force presents forces.

- (USSF) United States Space Force. USSF is located at Peterson Air Force Base, Colorado.

- (UTC) Unit Type Code. A grouping of personnel or equipment packaged as a single entity that can provide a specific capability or fulfill a specific mission.

- UXO Efforts. Efforts involving Unexploded Ordnance (UXO). UXO is explosive ordnance which has been primed, fused, armed or otherwise prepared for action, and which has been dropped, fired, launched, projected, or placed in such a manner as to constitute a potential hazard to operations, installations, personnel or equipment and may remain unexploded either by malfunction or design or for any other cause.

- (VASI) Visual Approach Slope Indicator system

- (VAT) Value Added Tax

- Vetting. The process of using a range of data sources, to the extent permitted by law and policy, to screen and continuously evaluate vendors for potential threats to the DOW and its missions, personnel, and assets.

- (VEO) Violent Extremist Organizations

- (WAWF) Wide Area Work Flow Web-based database system used by vendors to submit invoicing.

- (WBDG) Whole Building Design Guide

- (WFP) World Food Program

- (WHO) World Health Organization

- (WMD) Weapons of Mass Destruction

- (WoG) Whole of Government

- (WRM) War Reserve Materiel. Stocks of materiel typically amassed during peacetime to meet the increase in military requirements consequent upon an outbreak of a contingent operations and intended to provide complete or interim support essential to initiate and sustain operations until resupply or more permanent facilities and systems can be effected.

- ZULU. Military designation for Greenwich Mean Time.

APPENDIX B

REFERENCES

B.1.	The Contractor shall comply with all applicable Government policies, regulations, and systems throughout the contract period. References listed in B.9. below are provided for guidance, and the Contractor shall ensure the use of the most current versions. Supplements or amendments to these references may be issued during the life of the contract and shall be incorporated as applicable.

B.2.	Department of Defense (DOD) Publications: DOD instructions and other publications may be found at https://www.esd.whs.mil/dd/.

B.3.	Joint Chiefs of Staff Publication: Joint Doctrine Publications may be found at: Joint Doctrine Publications

B.4.	Department of the Air Force Publications: Air Force publications and forms may be found at: https://www.e-publishing.af.mil/Product-Index/Select the “Departmental” link to access Department of the Air Force level publications or forms. Click on the appropriate selection button for forms or publications.

B.5.	Unified Facilities Criteria (UFC): The UFC may be found in their entirety at: http://www.wbdg.org/ffc/dod/dod/unified-facilities-criteria-ufc.

B.6.	Occupational Safety and Health Administration (OSHA) Standards: OSHA standards may be found at: http://www.osha.gov.

B.7.	Technical Bulletins (TB) and Technical Orders (T.O.). Enhanced Technical Information Management System (ETIMS) is the Air Force system for managing Technical Orders. It is available to everyone with an Air Force Portal account at https://www.my.af.mil/ to view any distribution A (Public Release) publications. Contact a Technical Order Distribution Office (TODO) to request access to distribution B, C, D, E, F publications. CORs will supply applicable access after task order award.

B.8.	Other Publications References.

CE Playbooks available at https://www.ceplaybooks.com/

AFCEC Business Process Library (BPL) available at

https://usaf.dps.mil/sites/11252/24048/CO%20Support%20TRIRIGA%20Deploy/TRIRIGA%20Ops%20Wiki/Home.aspx

B.9. REFERENCES

- Geneva Convention Articles 2, 3, 4 and 32 relative to the treatment of prisoners of war.

- U.S. Constitution

- Title 10, U.S.C., § 2465, Prohibition on contracts for performance of firefighting or security-guard functions

- Title 10, U.S.C., Chapter 47, known as “The Uniform Code of Military Justice”

- Title 18, U.S.C., § 7(9), 2441 & 3261 (also known as the Military Extraterritorial Jurisdiction Act of 2000—MEJA)

- Title 22, U.S.C., § 2751, Need for international defense cooperation and military export controls (known as the “Arms Control Export Act”)

- Federal Acquisition Regulation, Subpart 6.302-2, Unusual and compelling urgency

- Federal Acquisition Regulation, Subpart 7.5, Inherently Governmental Functions

- Federal Acquisition Regulation, Subpart 9.5, Organizational and Consultant Conflicts of Interest

- Federal Acquisition Regulation, Subpart 16.202, Firm-fixed-price contracts

- Federal Acquisition Regulation, Subpart 16.305, Cost-plus-award-fee contracts

- Federal Acquisition Regulation, Subpart 16.306, Cost-plus-fixed-fee contracts

- Federal Acquisition Regulation, Part 37, Service Contracting

- Federal Acquisition Regulation, Part 45, Government Property

- Federal Acquisition Regulation, Part 46, Quality Assurance

- Federal Acquisition Regulation, Subpart 52.245-1 and 52.245-2, Government Property

- Federal Information Processing Standards Publication 201-3, Personal Identity Verification (PIV) of Federal Employees and Contractors

- Office of Management and Budget Circular A-76, Performance of Commercial Activities

- Defense Federal Acquisition Regulation Supplement, Procedures, Guidance, and Information 245.103-70, “Furnishing Government Property to Contactors”

- Defense Federal Acquisition Regulation Supplement, Subpart 252.201-7000, “Contracting Officer’s Representative”

- Defense Federal Acquisition Regulation Supplement, Subpart 252.225-7995, “Contractor Personnel Performing in the United States Central Command Area of Responsibility (DEVIATION 2014-O0009) (JAN 2015)”

- Department of Defense Dictionary of Military and Associated Terms, Current Edition

- DOD Regulation 5200.08-R, Physical Security Program, Current Edition

- DOD Regulation 5500.07, Ethics and Standards of Conduct

- DODI 1000.01, Identification (ID) Cards Required by the Geneva Conventions

- DODI 1000.13, Identification (ID) Cards for Members of Uniformed Services, Their Dependents and Other Eligible Individuals

- DODI 1100.22, Policy and Procedures for Determining Workforce Mix

- DODI 1330.21, Armed Services Exchange Regulations

- DODI 1400.25, Volume 1231, DOD Civilian Personnel Management System: Employment of Foreign Nationals

- DODI O-2000.16, Volume 1, (U) DOD Antiterrorism Program Implementation: DOD Antiterrorism Program Standards

- DODI O-2000.16, Volume 2, DOD Antiterrorism Program Implementation: DOD Force Protection Condition (FPCON) System

- DODI 2200.01, Combating Trafficking in Persons (CTIP)

- DOWI 3000.19, General Procedures for Vendor Threat Mitigation

- DODI O-3002.05, Personnel Recovery (PR) Education and Training

- DODI 3020.41, Operational Contract Support Outside the United States

- DODI 3020.50, Private Security Contractors Operating in Contingency Operations, Humanitarian or Peace Operations, or Other Military Operations or Exercises

- DODI 4000.19, Support Agreements

- DODI 4161.02, Accountability and Management of Government Contract Property

- DODI 5000.64, Accountability and Management of DOD Equipment and Other Accountable Property

- DODI 5200.08, Security of DOD Installations and Resources and the DOD Physical Security Review Board (PSRB)

- DODI 5210.84, Security of DOD Personnel at U.S. Missions Abroad

- DODI 5220.31, National Industrial Security Program (NISP)

- DODI 5525.11, Criminal Jurisdiction Over Civilians Employed By or Accompanying the Armed Forces Outside the United States, Certain Service Members, and Former Service Members

- DODI 6055.06, DOD Fire and Emergency Services (F&ES) Program

- DODI 6200.03, Public Health Emergency Management (PHEM) within the DOD

- DODI 6490.03, Deployment Health

- DODI 8520.02, Public Key Infrastructure and Public Key Enabling

- DODI 8523.01, Communications Security

- DODD 1000.20, Active Duty Service Determinations of Civilian or Contractual Groups

- DODD 1100.4, Guidance for Manpower Management

- DODD 1300.22, Mortuary Affairs Policy

- DODD 2311.01, DOD Law of War Program

- DODD 3000.05, Stabilization

- DODD 3000.16, Vendor Threat Mitigation

- DODD 3020.49, Program Management for the Planning and Execution of Operation Contract Support

- DODD 3025.14, Evacuation of U.S. Citizens and Designated Aliens from Threatened Areas Abroad

- DODD 3025.18, Defense Support of Civil Authorities (DSCA)

- DODD 4270.5, Military Construction

- DODD 5000.01, The Defense Acquisition System

- DODD 5205.02E, DOD Operations Security (OPSEC) Program

- DODD 5230.20, Visits and Assignments of Foreign Nationals

- DODD 5500.07, Ethics and Standards of Conduct

- DODD 6200.04 Force Health Protection (FHP)

- DOD Manual 1000.13 Volume 1, DOD Identification (ID) Cards: ID Card Life-Cycle

- DOD Manual 1000.13 Volume 2, DOD Identification (ID) Cards: Benefits For Members Of The Uniformed Services, Their Dependents, And Other Eligible Individuals

- DOD Manual 5105.21, Volume 2, Sensitive Compartmented Information (SCI) Administrative Security Manual: Administration of Physical Security, Visitor Control, and Technical Security (contains TEMPEST)

- DOD Manual 5200.01 Volume 1, DOD Information Security Program: Overview, Classification, and Declassification

- DOD Manual 5200.01 Volume 2, DOD Information Security Program: Marking of Information

- DOD Manual 5200.01 Volume 3, DOD Information Security Program: Protection of Classified Information

- Joint Pub 3-0, Joint Campaigns Operations

- Joint Pub 3-22, Foreign Internal Defense

- Joint Pub 3-29, Foreign Humanitarian Assistance

- Joint Pub 3-34, Joint Engineer Operations

- Joint Pub 4-0, Joint Logistics

- Joint Pub 4-04, Contingency Basing

- Joint Pub 4-10, Operational Contract Support

- AFDP 3-34, Engineer Operations

- AFPD 34-1, Air Force Services

- AFPD 34-3, Non-Appropriated Funds Personnel Management and Administration

- DAFI 10-208, Air Force Continuity of Operations (COOP) Program

- DAFI 10-2501, Air Force Emergency Management (EM) Planning and Operations

- DAFI 32-7001, Environmental Management

- DAFI 36-3026, Volume 1, Identification Cards For Members Of The Uniformed Services, Their Eligible Family Members, And Other Eligible Personnel DAFI 48-116, Food Protection Program

- DAFMAN 10-246, Food and Water Protection Program

- DAFMAN 34-131, Appropriated Fund (APF) Food Service Program Management

- DAFMAN 34-135, Air Force Lodging Program

- DAFMAN 17-1301, Computer Security (COMPUSEC)

- DAFMAN 17-1304, Identity, Credential and Access Management (ICAM)

- AFI 10-209, RED HORSE Program

- AFI 10-210, Prime BEEF Program

- AFI 17-130, Air Force Cybersecurity Program Management

- AFI 24-301, Transportation, Vehicle Operations

- AFI 24-302, Vehicle Management

- AFI 32-2001, Fire Emergency Services Program

- AFMAN 32-1062, Electrical Systems, Power Plants, and Generators

- AFMAN 34-209, Non-Appropriated Fund Financial Management and Accounting

- AFMAN 48-147, Tri-Service Food Code

- AFPAM 10-219, Volume 1, Contingency and Disaster Planning

- AFPAM 10-219, Volume 2, Civil Engineer Disaster and Attack Preparations

- AFPAM 10-219, Volume 3, Civil Engineer Disaster and Attack Recovery Procedures

- AFPAM 10-219, Volume 4, Airfield Damage Repair Operations

- AFPAM 10-219, Volume 5, Bare Base Conceptual Planning

- AFPAM 10-219, Volume 6, Planning and Design of Expeditionary Airbases

- AFPAM 10-219, Volume 9, Semi-Permanent Wastewater Treatment Plants At Contingency Locations AFPAM 32-2004, Aircraft Fire Protection for Exercises and Contingency Response Operations

- AFH 10-222, Volume 2, Guide to Bare Base Assets

- AFH 10-222, Volume 4, Environmental Guide For Contingency Operations

- AFH 10-222, Volume 10, Civil Engineer Camouflage, Concealment, and Deception Measures

- AFH 10-222, Volume 12, Guide to Bare Base Mechanical Systems

- AFTTP 3-32.5, Volume 7, Explosive Ordnance Disposal (EOD) Range Operations

- AFTTP 3-32.11, Airfield Damage Assessment After Major Attack

- AFTTP 3-32.12, Minimum Airfield Operating Surface (MAOS) Selection and Repair Quality Criteria (RQC)

- AFTTP 3-32.13, Airfield Marking and Striping After Major Attack

- AFTTP 3-32.14, Alternate Installation Sequence For Emergency Airfield Lighting System After Major Attack

- AFTTP 3-32.15, Rapid Setback Installations of Mobile Arresting Gear System

- AFTTP 3-32.16, Sustainment Airfield Pavement at Enduring Contingency Locations

- AFTTP 3-32.34, Volume 3, Civil Engineer Expeditionary Force Protection

- AFTTP 3-32.34, Volume 5, Contingency Electrical Power Production and Distribution Systems

- AFTTP 3-32.41, Contingency Firefighting Operations

- AFTTP 3-34.1, Services Contingency Beddown and Sustainment

- AR 690-11, Department of the Army Expeditionary Civilian Workforce and Civilian Deployments, in Support of Military Contingency and Emergency Operations

- DA PAM 690-47, DA Civilian Employee Deployment Guide

- Unified Facility Criteria (UFC) 4-010-01, DOD Minimum Antiterrorism Standards for Buildings

- Homeland Security Presidential Directive-12 (HSPD-12), Policy for a Common Identification Standard for Federal Employees and Contractors

- Summary of the 2022 National Defense Strategy of the United States of America

- United States Department of State – U.S. Agency for International Development, Joint Strategic Plan FY 2022 - 2026