Project Area 1: Washington Gulch Maps

Project Area 1: Washington Gulch Summary Information Chart

| Item | Site Description |  | Thinning Specs |  |  |  | Sanitation/Disease Tree Specs |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Area Unit No. | Acres | Average Spacing (feet) | Minimum Height (feet) | Maximum DBH (Inches) | Overstory Size to Ignore (DBH in Inches) | Minimum Damaged/ Diseased (height in feet) | Maximum Damaged (DBH in inches) | Dwarf Mistletoe Allowance | Major Work Categories/ Additional Specs |
| Project Area 1: Washington Gulch |  |  |  |  |  |  |  |  |  |  |
| 1 | Unit 1 | 49 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 2 | 117 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Walk-in .25 Mile |
| 1 | Unit 3 | 41 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Walk-in .3 Mile |
| 1 | Unit 4 | 70 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Walk-in .1 Mile |
| 1 | Unit 5 | 21 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Walk-in .35 Mile |
| 1 | Unit 6 | 61 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 7 | 21 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Drive-in |
| 1 | Unit 8 | 119 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 9 | 36 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Walk-in .3 Mile |
| 1 | Unit 10 | 30 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Drive-in |
| 1 | Unit 11 | 81 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Walk-in .2 Mile |
| 1 | Unit 12 | 33 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Walk-in .3 Mile |
| 1 | Unit 13 | 62 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Drive-in |
| 1 | Unit 14 | 28 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 15 | 21 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Drive-in |
| 1 | Unit 16 | 72 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 17 | 20 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Drive-in |
| 1 | Unit 18 | 82 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN, L&S, PAW,Access: Drive-in |
| 1 | Unit 19 | 79 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 20 | 79 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 1 | Unit 21 | 44 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 22 | 159 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 23 | 29 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 24 | 120 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 25 | 48 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 26 | 30 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 27 | 32 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 28 | 38 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 29 | 56 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 30 | 149 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 31 | 88 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
| 2 | Unit 32 | 56 | 12-22 | 1 | 8 | N/A | 1 | 8 | none | T,SAN,HP,PAW,Access: Drive-in |
|  | Total Acres | 1971 |  |  |  |  |  |  |  |  |

Abbreviations:

N/A- Not Applicable 							T- Thinning

DBH- Diameter Breast Height (4.5 feet above ground level)			CTF- Cull tree Falling

DMT- Dwarf-Mistletoe 							San- Sanitation (Dwarf Mistletoe)

HP- Hand Pile (entire Unit) 							L&S- Lop & Scatter Slash

PAW- Pull Away Slash from residual trees 					DF- Directional Felling

Drivable- Access by drivable road 						Walk-In- Access other than drivable road

ATV- Access by All-Terrain Vehicle 						HPC- Hand Pile Concentrations

CTF- Damaged Tree Falling 							ACR- Aspen Clone Release

FO-Time- time constraints for wildlife cannot thin between May 1st and august 15th

WP-time-time constraints for wildlife cannot thin between April 1st to July 15th

P- Pruning

Project Area 2: Robie Creek Maps

Project Area 2: Robie Creek Summary Information Chart

| Item | Site Description | Thinning Specs |  |  |  |  | Sanitation/Disease Tree Specs |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Area Unit No. | Acres | Average Spacing (feet) | Minimum Height (feet) | Maximum DBH (Inches) | Overstory Size to Ignore (DBH in Inches) | Minimum Damaged/ Diseased (height in feet) | Maximum Damaged (DBH in inches) | Dwarf Mistletoe Allowance | Major Work Categories/ Additional Specs |  |
| Project Area 2: Robie Creek |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Unit 10 | 60 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P, Access: Drive in |  |
| 4 | Unit 11 | 22 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P Access: Walk in .2 mile |  |
| 5 | Unit 12 | 38 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P Access: Walk in .45 mile |  |
| 6 | Unit 13 | 30 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P Access: Walk in .25 mile |  |
| 7 | Unit 14 | 31 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP Access: Walk in .25 mile |  |
| 8 | Unit 15 | 53 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP Access: Walk in .5 mile |  |
| 9 | Unit 16 | 154 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P, Access: Parking S Side of Unit on Private Property |  |
| 10 | Unit 17 | 64 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P, Access: Walk in .7 mile from UTV turnaround at Karney Lakes |  |
| 11 | Unit 23 | 15 | See Cutting Guide | 1 | 14 | N/A | 1 | 14 | none | T, SAN, PAW, HP, P, Access: Parking S Side of Unit on Private Property |  |
|  | total acres | 467 |  |  |  |  |  |  |  |  |  |

Abbreviations:

N/A- Not Applicable 							T- Thinning

DBH- Diameter Breast Height (4.5 feet above ground level)			CTF- Cull tree Falling

DMT- Dwarf-Mistletoe 							San- Sanitation (Dwarf Mistletoe)

HP- Hand Pile (entire Unit) 							L&S- Lop & Scatter Slash

PAW- Pull Away Slash from residual trees 					DF- Directional Felling

Drivable- Access by drivable road 						Walk-In- Access other than drivable road

ATV- Access by All-Terrain Vehicle 						HPC- Hand Pile Concentrations

CTF- Damaged Tree Falling 							ACR- Aspen Clone Release

Time- time constraints for wildlife cannot thin between May 15th and august 15th

P- Pruning

Project Area 3: Boise Peak Maps

Project Area 3: Boise Peak Summary Information Chart

| Item | Site Description | Thinning Specs |  |  |  |  | Sanitation/Disease Tree Specs |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Area Unit No. | Acres | Average Spacing (feet) | Minimum Height (feet) | Maximum DBH (Inches) | Overstory Size to Ignore (DBH in Inches) | Minimum Damaged/ Diseased (height in feet) | Maximum Damaged (DBH in inches) | Dwarf Mistletoe Allowance | Major Work Categories/ Additional Specs |  |
| Project Area 2: Boise Peak |  |  |  |  |  |  |  |  |  |  |  |
| 12 | Unit 2 | 28 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | None | T, SAN, HP, PAW, P, Access: Drive-in |  |
| 13 | Unit 3 | 114 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | None | T, SAN, HP, PAW, P Access: walk in 400ft |  |
| 14 | Unit 4 | 55 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | None | T, SAN, PAW, HP Access: Walk in .4 mile |  |
| 15 | Unit 5 | 39 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | None | T, SAN, PAW, HP, P, Access: Drive-in |  |
| 16 | Unit 6 | 17 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | None | T, SAN, PAW, HP, P, Access: Drive-in |  |
| 17 | Unit 7 | 90 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P, Access: Drive-in |  |
| 18 | Unit 8 | 78 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P, Access: Drive-in |  |
| 19 | Unit 9 | 29 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, TIME Access: Walk in 250ft |  |
| 20 | Unit 10 | 51 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, TIME Access: Walk in 250ft |  |
| 21 | Unit 11 | 14 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P Access: Walk in .2 mile |  |
| 22 | Unit 12 | 10 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, TIME Access: Walk in 100ft |  |
| 23 | Unit 13 | 4 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, TIME Access: Walk in 100ft |  |
| 24 | Unit 14 | 12 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P, Access: Drive-in |  |
| 25 | Unit 15 | 82 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P Access: Walk in 150ft |  |
| 26 | Unit 16 | 64 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P Access: Walk in 400ft |  |
| 27 | Unit 17 | 16 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P Access: Walk in .35 mile |  |
| 28 | Unit 18 | 4 | See Cutting Guide | 1 | 16 | N/A | 1 | 16 | none | T, SAN, PAW, HP, P Access: Walk in .55 mile |  |
|  | Total Acres: | 707 |  |  |  |  |  |  |  |  |  |

Abbreviations:

N/A- Not Applicable 							T- Thinning

DBH- Diameter Breast Height (4.5 feet above ground level)			CTF- Cull tree Falling

DMT- Dwarf-Mistletoe 							San- Sanitation (Dwarf Mistletoe)

HP- Hand Pile (entire Unit) 							L&S- Lop & Scatter Slash

PAW- Pull Away Slash from residual trees 					DF- Directional Felling

Drivable- Access by drivable road 						Walk-In- Access other than drivable road

ATV- Access by All-Terrain Vehicle 						HPC- Hand Pile Concentrations

CTF- Damaged Tree Falling 							ACR- Aspen Clone Release

Time- time constraints for wildlife cannot thin between May 15th and August 15th

P- Pruning