## STATEMENT OF WORK

# CLIN 0001 – Common Computer Function (CCF) Turnaround – (Completion)

For components inducted from the date of contract award through 30 September 2026, the Contractor shall refresh (update PROM with EEPROM, program new firmware, and bring to min-rev) and recertify fifty (50) 20705346-1 circuit card assemblies. Identified circuit card assemblies shall be inducted no later than 30 September 2026 and the repair period for inducted assets shall not exceed 30 September 2027.

- The Contractor shall re-certify and deliver all completed components

- The Contractor shall deliver a monthly financial status report.

All efforts shall be performed in accordance with the T9001C checklist dated March 24, 2025, Fire Control Type, R&R Column, incorporated as part of the basic ordering agreement.

# CLIN 0002 – Fire Control Test Description & Fault Code Decoder - (LOE)

From the period of contract award through 12 months thereafter, the Contractor shall perform analysis of the Fire Control System, completing required Fire Control Test Descriptions and developing the Fault Code Decoder Tool as outlined in the Plan of Action & Milestones (POAM).

The Contractor shall deliver:

- Updated reflective of the year-by-year plan for execution of remaining future efforts.

- Completed Test Descriptions as outlined in the POAM.

- Final Report detailing Fault Code Decoder Tool status.

- Final Report including all Test Descriptions completed during the period of performance of this CLIN.

- Post Completion Report detailing Hours and Cost Expended.

# CLIN 0003 – DCSS 101 Console/CAMP 20” Display – (Completion)

The Contractor shall provide analysis and technical recommendations leading to development of a plan to refresh the Display and Control Subsystem (DCSS) 101 Console/Control and Monitoring Panel (CAMP) 20” Display. In support of these efforts, the Contractor shall:

- Deliver a monthly Financial status Report.

- Deliver an update to the Obsolescence Refresh Program Plan.

- Conduct In-Progress Reviews as outlined in program integrated master schedule.

- Deliver a Technical Data Package (TDP) as documented in the program plan.

- Obtain and provide Test Refresh Display Evaluation Units.

- Deliver a Final Report documenting In-Progress Review status, Technical Data Package status, and Refresh Display Evaluation Unit efforts.

# CLIN 0004 – SP21 Repair Capability Development – (Completion)

The Contractor shall deliver Differential Pressure Transducer repair capability in accordance with the T9001C Checklist dated March 24, 2025, NAVSEA Type, Repair & Refurbishment Phase.

In support of this effort the Contractor shall:

- Generate and deliver a Technical Data Package with drawings and documentation for the Differential Pressure Transducer.

- Generate and deliver a Differential Pressure Transducer Test Plan.

- Build a tester, enabling the certification of Differential Pressure Transducer units.

- Perform activities related to hardware evaluation and qualification of the Adapter Cable and Adapter Bracket.

- Update and deliver the Production Test and Inspection Plan (PTIP) (OD 64934) and the Strategic Systems Programs (SSP) Shipboard Electronics Repair Facility (SERF) Program Plan (OD 65000), to include the Differential Pressure Transducer.

- Deliver a Final Report detailing the Differential Pressure Transducer SERF repair capabilities.

# CLIN 0005 – SP21 System Component Repair & Support – (Completion) (CPFF) (Option)

For components inducted from the date of contract award through 30 September 2027, the Contractor shall provide the supplies and services as required to inspect, evaluate, repair, and recertify five (5) Differential Pressure Transducers. Identified Differential Pressure Transducers shall be inducted no later than 30 September 2027 and the repair period for inducted assets shall not exceed 30 September 2028. All efforts shall be performed in accordance with:

- T9001C checklist dated March 24, 2025, NAVSEA Type, R&R Phase

- R&R SSPINST 4423.39J

- Production Test and Inspection Plans (PTIP)

- The Strategic Systems Programs (SSP) Shipboard Electronic Repair Facility (SERF) Program Plan OD 65000

- Inspection Guide and Standard Repair Procedures (SRP) for the Strategic Systems Programs (SSP) Shipboard Electronic Repair Facility (SERF) OD 65001

Only items inducted for repair shall be counted toward the number of components defined above. The Contractor shall manage the 4th level piece parts to perform the repair obligation. SPS shall act as the Management Control Activity and validate Contractor requests for purchase of 4th level piece parts. The Contractor shall also conduct all necessary tests, perform evaluations, and maintain test capability for Repair and Return of the Differential Pressure Transducers.

In support of this effort the Contractor shall:

- Deliver a Monthly financial status report.

- Deliver a Weekly Program Status Report.

- Deliver a Quarterly Trouble and Failure Repair and Return (TFRR) Report SSP Form 3100.1 Series.

- Deliver a Monthly Repair in Progress Report Completion Notice.

The Contractor shall deliver all repaired units.