# PERFORMANCE WORK STATEMENT (PWS)

# DEPARTMENT OF VETERANS AFFAIRS

Office of Information & Technology

DRAFT

Digital Services Delivery (DSD) | Product Delivery Service (PDS) | Digital Product Services (DPS)

Digital Transformation Center (DTC)

Enterprise Digital Government Enablement (EDGE)

Date: 02/03/2026

VA-26-00039517

PWS Version Number: 3.0

# Contents

1.0	BACKGROUND	5

2.0	APPLICABLE DOCUMENTS	11

3.0	SCOPE OF WORK	15

4.0	PERFORMANCE DETAILS	15

4.1	PERFORMANCE PERIOD	15

4.2	PLACE OF PERFORMANCE	16

4.3	TRAVEL	16

5.0	SPECIFIC TASKS AND DELIVERABLES	16

5.1	PROJECT MANAGEMENT	17

5.1.1	CONTRACTOR PRODUCT AND PROJECT MANAGEMENT PLAN	17

5.1.2	REPORTING REQUIREMENTS	17

5.1.3	WEEKLY ACTIVITY REPORT	18

5.1.4	TECHNICAL KICKOFF MEETING	18

5.1.5	TRAINING	18

5.1.5.1	PRIVACY TRAINING	18

5.1.5.2	ELEVATED PERMISSIONS TRAINING	19

5.1.6	ONBOARDING	19

5.1.7	PRODUCT MANAGEMENT AND OVERSIGHT/KEY PERSONNEL	19

5.2	CAPABILITY DELIVERY LIFECYCLE MANAGEMENT	27

5.2.1	AGILE REQUIREMENTS ELICITATION AND ELABORATION	28

5.2.2	USER CENTERED DESIGN (UCD)	30

5.2.3	SOLUTION ARCHITECTURE & ENGINEERING	31

5.2.4	PRODUCT DELIVERY ROADMAP AND PI PLANNING	32

5.2.4.1	TEAM PLANNING	33

5.2.4.2	AGILE EXECUTION	34

5.2.5	VA PROCESSES, COMPLIANCE AND DOCUMENTATION	36

5.2.6	PRODUCT DEPLOYMENT	38

5.2.6.1	SUSTAINMENT READINESS, FAILURE, AND RE-ENTRY REQUIREMENTS	39

5.2.6.2	REMOVAL FROM SUSTAINMENT FOR ACTIVE DEVELOPMENT	40

5.2.6.3	RE-ENTRY TO SUSTAINMENT	40

5.2.7	TRAINING SERVICES	41

5.3	EDGE SYSTEM INTEGRATOR SUPPLEMENTAL SUPPORT (T&M)	41

5.4	ENHANCEMENT/DEVELOPMENT DELIVERY TEAM (BASE AND ALL OPTION PERIODS)	42

5.5	CONFIGURATION DELIVERY (OPTIONAL TASK 1) (NON-IT)	43

5.6	ADDITIONAL ENHANCEMENT/DEVELOPMENT Delivery (OPTIONAL TASK 2)	44

5.7	EDGE CAPABILITY DISCOVERY (OPTIONAL TASK 3) (Non-IT)	45

5.8	DATA MANAGEMENT AND LIFECYCLE SERVICES (OPTIONAL TASK 4)	46

5.9	IT OPERATIONS AND MAINTENANCE (O&M) SUPPORT (OPTIONAL TASK 5)	47

5.9.1	ENTERPRISE SECURITY CHANGE CONTROL BOARD (ESCCB) AND NETWORK SECURITY OPERATIONS CENTER (NSOC)	47

5.9.2	O&M SUPPORT	48

5.9.3	APPLICATION SUPPORT/END USER MANAGEMENT	48

5.9.4	INFORMATION TECHNOLOGY INFRASTRUCTURE LIBRARY (ITIL) SERVICE OPERATIONS	49

5.9.4.1	SERVICE DESK SUPPORT	56

5.10	EXISTING EDGE SOLUTIONS O&M (OPTIONAL TASK 6)	57

5.11	BUSINESS END USER SUPPORT (OPTIONAL TASK 7) (NON-IT)	58

5.12	INCOMING PROJECT TRANSITION (OPTIONAL TASK 8)	59

5.12.1	TRANSITION PLANNING	60

5.12.2	KNOWLEDGE TRANSFER PARTICIPATION	60

5.12.3	ACCESS AND ENVIRONMENT VALIDATION	60

5.12.4	CONTINUITY OF OPERATIONS	60

5.12.5	INCOMING TRANSITION STATUS AND REPORTING	61

5.13	OUTOING PROJECT TRANSITION (OPTIONAL TASK 9)	62

5.13.1	TRANSITION PLANNING	62

5.13.2	KNOWLEDGE TRANSFER	62

5.13.3	ACCESS AND CONFIGURATION HANDOVER	63

5.13.4	COLLABORATION AND SUPPORT	63

5.13.5	OUTGOING TRANSITION STATUS AND REPORTING	63

5.14	TASK ORDER TRANSITION (OPTIONAL TASK 10)	64

6.0	GENERAL REQUIREMENTS	65

6.1	ENTERPRISE AND IT FRAMEWORK	65

6.1.1	VA TECHNICAL REFERENCE MODEL	65

6.1.2	ZERO TRUST – VA CRITICAL SECURITY CONTROLS	65

6.1.3	FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)	66

6.1.4	INTERNET PROTOCOL VERSION 6 (IPV6)	67

6.1.5	TRUSTED INTERNET CONNECTION (TIC)	68

6.1.6	STANDARD COMPUTER CONFIGURATION	68

6.1.7	VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)	69

6.1.8	PROCESS ASSET LIBRARY (PAL)	70

6.1.9	AUTHORITATIVE DATA SOURCES	70

6.1.10	SOCIAL SECURITY NUMBER (SSN) REDUCTION	71

6.1.11	SOFTWARE AND LICENSING REQUIREMENTS	71

6.2	SECURITY AND PRIVACY REQUIREMENTS	71

6.2.1	POSITION/TASK RISK DESIGNATION LEVEL(S)	71

6.2.2	CONTRACTOR PERSONNEL SECURITY REQUIREMENTS	72

6.3	METHOD AND DISTRIBUTION OF DELIVERABLES	74

6.4	PERFORMANCE METRICS	74

6.5	FACILITY/RESOURCE PROVISIONS	76

6.6	GOVERNMENT FURNISHED PROPERTY	77

ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED	78

ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE	85

# BACKGROUND

The mission of the Department of Veterans Affairs (VA) Office of Information and Technology (OIT), Digital Service Delivery (DSD), Digital Transformation Center (DTC) is to establish VA-wide Digital Modernization Initiatives which can be supported and delivered via Product Delivery and Lifecycle Management methodologies to transform VA by tapping into emerging technologies, connecting developers with VA data, and making Human Centered Design (HCD) the method of how all VA products are designed.

DTC established a modern digital experience for VA Enterprise needs such as the acceleration/adoption of Software-as-a-Service (SaaS), Platform-as-a-Service (PaaS), Application Programing Interface (API), and emerging technologies to modernize service and solution delivery through adoption of software development (Dev), security (Sec), and Information Technology (IT) operations (Ops) (DevSecOps), Product Line Management (PLM), and Industry Best Practices/Standards.  DTC programs have delivered and manage best-in-class product services and solution capabilities leveraging specialized and diversified skill sets for the VA Enterprise Digital Modernization Initiatives to include Federal Multi-Tenancy Enclaves.

The DTC Ecosystem is a persistent collaboration of platform management, program management teams, and system integrators (SI) across the entire capability delivery lifecycle with centralized enterprise platform management with quality approval gates assuring the SI’s delivery of high-quality low code/no code (LCNC) solutions. As outlined in Figure 1 below, Enterprise Digital Government Enablement (EDGE) as a SI team is represented as the Product Delivery team in blue focused on delivering complex, large-scale solutions within the DTC Capability Delivery Lifecycle Management. While DTC Platform Management Team tasks and activities in red are out of scope for EDGE, the red tasks and activities outlined in Figure 1 delineate the process interactions and gates between EDGE and the DTC Platform Management Team. DTC success is measured and validated through the incremental and iterative delivery of business and technology capabilities driving modernization efforts.

As part of VA’s digital modernization, SaaS is a strategic application delivery model.  A SaaS Product is hosted on a cloud infrastructure outside the security boundary of VA and is provided to the Cloud Service Customer (CSC) over the internet. The CSC uses the SaaS offering via a thin-client interface, such as a web-browser or a program interface. The CSC subscribes to the SaaS offering and is only responsible for limited application configuration settings. The Cloud Service Provider (CSP) offering the application is responsible for management of the application, safeguarding of data stored or processed by the application, and all elements of the underlying infrastructure.

In order to qualify as SaaS for use at VA (as defined in Attachment 1), and to align with Federal Risk and Authorization Management Program (FedRAMP) requirements, the hosting for the offering must conform to the National Institute of Standards and Technology (NIST) 800-145 definition of Cloud Computing and thus contain following key characteristics:

- On-Demand Self-Service: The CSP fully automates the provisioning of both the customer interface and the underlying cloud components of the SaaS offering. In some cases, the CSP may provision internal resources manually, while providing the CSC an automated interface to request and track the service.

- Broad Network Access: The SaaS capabilities are available over the internet or over a network that is available from all access points the CSC requires. The SaaS offering is accessible through common platforms (e.g., mobile phones, tablets, laptops, and workstations).

- Resource Pooling: The computing infrastructure supporting the SaaS offering is shared among more than one CSC using a multi-tenant model, and resources are dynamically assigned depending on customer demand.

- Rapid Elasticity: Computing capabilities are automatically provisioned and released in a manner that scales with customer demand. In some cases, the scaling of resources may not be fully automated, but it should be fast enough to support the needs of the CSC, which the CSC would have to define.

- Measured Service: Resource usage, such as storage, processing, bandwidth, and user activity are measured and reported on in a manner that is relevant to the SaaS offering.

The SaaS offering shall be hosted within the continental United States and data stored, processed, and/or transmitted within the offering shall remain within the United States. CSPs shall be aware of FedRAMP and ready to partner with VA through the existing SaaS FedRAMP Authorization process.

To further accelerate the adoption of VA’s Cloud First policy, VA sponsors Hybrid and Managed Solutions in addition to the SaaS application delivery model referenced above. A Hybrid Solution is comprised of both SaaS and on-premise components which shall adhere to both SaaS and VA Enterprise Cloud established policies. A Managed Solution is defined as a single-tenant product not hosted within the VA Network. The mission of the VA is to provide benefits and services to Veterans of the United States.  In meeting these goals, OIT strives to provide high quality, effective, and efficient IT services to those responsible for providing care to the Veterans at the point-of-care as well as throughout all the points of the Veterans’ health care in an effective, timely, and compassionate manner.  VA depends on Information Management/Information Technology systems to meet mission goals.

In support of VA systems modernization and the agency’s mandate to move to the cloud, this task order seeks to continue developing Veterans Enterprise Systems Integrator (EDGE) PaaS/SaaS Applications to modernize VA Health and Business specific case management solutions across the enterprise.  The EDGE solution will utilize a platform agnostic approach to provide VA with modern solutions to support EDGE modular LCNC solutions that enables an innovative reusable service-focused software component architecture including PaaS functions/capabilities, SaaS integrations, APIs, and Digital modernization and emerging technology support.

EDGE architecture will make configuring and customizing DTC PaaS and SaaS solutions easier to scale and faster to create, enabling innovation and accelerating time-to-market for new features.

Currently, DTC’s PaaS and SaaS Vendor platforms are identified as follows,

- Salesforce/MuleSoft

- Microsoft Power Platform/Microsoft Dynamics

- Pega

- Box

- Appian

These platforms are not limited to those listed above for future requirements as business requirements change.

The integration of LCNC platforms and extensible products into the Veteran Health Administration (VHA) and Veteran Business Administration (VBA) presents significant benefits by accelerating feature delivery and unifying the complex VA Health and Business Ecosystem.

From an enterprise perspective, LCNC solutions address the diverse and intricate requirements of the VA system of systems with the following key advantages:

- Comprehensive Platform: Enterprise-grade LCNC platforms provide a unified, all-in-one environment for development and deployment. This eliminates the need for integrating multiple disparate tools, simplifying workflows and reducing system complexity, which is crucial for the VA’s multifaceted Health and Business operations.

- Streamlined Deployment: With built-in deployment capabilities, these platforms enable the seamless publishing of applications across desired environments. This ensures that VA systems are easily scalable and maintain compatibility with various components, reducing delays in application rollouts across VHA and VBA programs.

- Enhanced Collaboration: Centralized environments offered by LCNC platforms foster better communication and collaboration between developers, business users, and stakeholders. This feature improves knowledge sharing and speeds up decision-making, enabling faster response to veteran needs across departments.

- Standardization and Consistency: LCNC solutions enforce consistent development practices across all VA applications, ensuring uniformity in application quality and reducing the learning curve for new developers. This consistency benefits both the VHA and VBA by improving operational efficiency and simplifying maintenance efforts.

- Robust Ecosystem and Support: These platforms often come with extensive community and vendor support, providing a wealth of pre-built components, documentation, and resources. This accelerates development efforts within the VA, allowing developers to leverage proven solutions for rapid deployment of veteran-facing applications.

- Performance Optimization: Enterprise LCNC platforms are optimized for high performance within unified environments. This helps the VA leverage built-in performance enhancements, minimizing the need for complex configurations and ensuring faster, more reliable service delivery.

- Reduced Complexity: By offering a cohesive suite of tools in a single environment, LCNC platforms lower the complexity of managing large-scale applications. Developers can focus on addressing veteran needs without being burdened by intricate infrastructure challenges, enabling quicker turnaround times for mission-critical solutions.

- Lower Maintenance Overhead: The consolidated environment simplifies maintenance, including updates and dependency management, reducing resource strain. This efficiency frees up VA resources for more strategic initiatives, leading to cost savings and higher operational efficiency.

- Vendor-Provided Scalability and Reliability: Built-in scalability and reliability features of LCNC platforms ensure that VA applications can grow in capacity and performance without requiring additional infrastructure. This enables the VHA and VBA to scale services rapidly, enhancing their ability to serve veterans efficiently.

In addition, as an emerging technological part of VA’s digital modernization strategy, the VA is increasingly embracing Artificial Intelligence (AI) and Machine Learning (ML) as foundational capabilities integrated within SaaS, PaaS, and LCNC platforms to enhance productivity, decision-making, and service delivery across VA agencies. DTC enables the responsible adoption of AI technologies by embedding AI capabilities directly into the EDGE capability delivery ecosystem, ensuring alignment with VA policies, security requirements, and enterprise governance, including oversight by the VA Chief Information Officer (CIO).

Within the DTC ecosystem, AI is leveraged to augment LCNC development and configuration through AI-assisted application design, workflow automation, intelligent case routing, predictive analytics, natural language processing, and decision-support capabilities. These AI-enabled features accelerate solution delivery, reduce manual effort, and improve consistency and quality across VA Health and Business systems while maintaining human oversight and accountability.

Enterprise LCNC platforms supported by DTC increasingly provide native and extensible AI services, including AI-assisted source code and configuration generation, intelligent testing and validation, data-driven insights, and performance optimization. By incorporating these capabilities, EDGE solutions enable VHA and VBA programs to rapidly configure and deploy intelligent applications that adapt to evolving mission needs without increasing technical complexity or maintenance burden.

AI integration within EDGE solutions follows a modular, reusable, and platform-agnostic architecture, allowing AI components, models, and services to be reused across multiple applications and value streams. This approach supports interoperability, scalability, and consistency while ensuring compliance with VA security, privacy, accessibility, and ethical AI standards.

In alignment with VA’s Cloud First policy and FedRAMP requirements, AI capabilities are delivered through secure SaaS, PaaS, and hybrid architectures, leveraging cloud-native AI services where appropriate and ensuring that all data used, processed, or generated by AI systems remains within approved U.S.-based environments. AI-enabled LCNC solutions support measurable service outcomes, transparency, and performance monitoring, enabling VA leadership to make data-informed decisions and continuously improve veteran-facing services.

By integrating Artificial Intelligence into the DTC LCNC ecosystem, VA enhances its ability to modernize enterprise case management, health, and business solutions with intelligent automation, predictive insights, and adaptive digital services. This approach empowers VA agencies to deliver faster, more responsive, and more effective services to Veterans while maintaining rigorous governance, security, and quality standards across the digital service delivery lifecycle.

# APPLICABLE DOCUMENTS

In the performance of the tasks associated with this Performance Work Statement, the Contractor shall comply with the following:

- 44 U.S.C. § 3541-3549, “Federal Information Security Management Act (FISMA) of 2002”

- “Federal Information Security Modernization Act of 2014”

- Federal Information Processing Standards (FIPS) Publication 140-2, “Security Requirements for Cryptographic Modules”

- FIPS Pub 199. “Standards for Security Categorization of Federal Information and Information Systems,” February 2004

- FIPS Pub 200, “Minimum Security Requirements for Federal Information and Information Systems,” March 2006

- FIPS Pub 201-3, “Personal Identity Verification of Federal Employees and Contractors,” January 2022

- 10 U.S.C. § 2224, "Defense Information Assurance Program", as amended

- 5 U.S.C. § 552a, as amended, “The Privacy Act of 1974”

- Public Law 109-461, Veterans Benefits, Health Care, and Information Technology Act of 2006, as amended, Title IX, Information Security Matters

- 42 U.S.C. § 2000d “Title VI of the Civil Rights Act of 1964”, as amended

- VA Directive 0710, “Personnel Security and Suitability Program,” June 4, 2010, https://www.va.gov/vapubs/index.cfm

- VA Handbook 0710, “Personnel Security and Suitability Program,” May 2, 2016, https://www.va.gov/vapubs/index.cfm

- VA Directive 6102, “Internet/Intranet Services,” August 5, 2019

- 36 C.F.R. Part 1194 “Information and Communication Technology Standards and Guidelines,” as amended

- Office of Management and Budget (OMB) Circular A-130, “Managing Federal Information as a Strategic Resource,” July 28, 2016

- 32 C.F.R. Part 199, “Civilian Health and Medical Program of the Uniformed Services (CHAMPUS),” as amended

- NIST SP 800-66 Rev. 2, “Implementing the Health Insurance Portability and Accountability Act (HIPAA) Security Rule: A Cybersecurity Resource Guide,” February 2024

- Sections 504 and 508 of the Rehabilitation Act (29 U.S.C. § 794d), as amended

- Homeland Security Presidential Directive (12) (HSPD-12), August 27, 2004

- VA Directive 6500, “VA Cybersecurity Program,” February 24, 2021

- VA Handbook 6500, “Risk Management Framework for VA Information Systems VA Information Security Program,” February 24, 2021

- VA Handbook 6500.2, “Management of Breaches Involving Sensitive Personal Information (SPI),” June 30, 2023

- VA Handbook 6500.5, “Incorporating Security and Privacy into the System Development Lifecycle,” March 22, 2010

- VA Handbook 6500.6, “Contract Security,” March 12, 2010

- VA Handbook 6500.8, “Information System Contingency Planning,” March 25, 2025

- VA Handbook 6500.10, “Mobile Device Security Policy,” February 15, 2018

- VA Handbook 6500.11, “VA Firewall Configuration,” August 22, 2017

- OIT Process Asset Library (PAL), https://www.va.gov/process/ .  Reference Process Maps at https://www.va.gov/process/maps.asp and Artifact templates at https://www.va.gov/process/artifacts.asp

- One-VA Technical Reference Model (TRM) (reference at https://www.va.gov/trm/TRMHomePage.aspx)

- VA Directive 6508, “Implementation of Privacy Threshold Analysis and Privacy Impact Assessment,” October 15, 2014

- VA Handbook 6508.1, “Procedures for Privacy Threshold Analysis and Privacy Impact Assessment,” July 30, 2015

- VA Handbook 6510, “VA Identity and Access Management,” January 15, 2016

- VA Directive and Handbook 6513, “Secure External Connections,” October 12, 2017

- VA Directive 6300, “Records and Information Management,” September 21, 2018

- VA Handbook, 6300.1, “Records Management Procedures,“ March 24, 2010

- NIST SP 800-37 Rev 2, “Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy,” December 2018

- NIST SP 800-53 Rev. 5, “Security and Privacy Controls for Federal Information Systems and Organizations,” September 23, 2020 (includes updates as of 12/10/2020)

- VA Directive 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” October 26, 2015

- VA Handbook 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” March 24, 2014

- OMB Memorandum 05-24, “Implementation of Homeland Security Presidential Directive (HSPD) 12 – Policy for a Common Identification Standard for Federal Employees and Contractors,” August 5, 2005

- OMB Memorandum M-19-17, “Enabling Mission Delivery Through Improved Identity, Credential, and Access Management,” May 21, 2019

- OMB Memorandum, “Guidance for Homeland Security Presidential Directive (HSPD) 12 Implementation,” May 23, 2008

- Federal Identity, Credential, and Access Management (FICAM) Roadmap and Implementation Guidance, December 2, 2011, (NOTE: Part A of the FICAM Roadmap and Implementation Guidance, v2.0, was replaced in 2015 with an updated Architecture (https://arch.idmanagement.gov/#what-is-the-ficam-architecture)

- NIST SP 800-116 Rev 1, “Guidelines for the Use of Personal Identity Verification (PIV) Credentials in Facility Access,“ June 2018

- NIST SP 800-63-3, 800-63A, 800-63B, 800-63C, “Digital Identity Guidelines,” updated March 02, 2020

- NIST SP 800-157, “Guidelines for Derived PIV Credentials,” December 2014

- NIST SP 800-164, “Guidelines on Hardware-Rooted Security in Mobile Devices (Draft),” October 2012

- Draft National Institute of Standards and Technology Interagency Report (NISTIR) 7981, “Mobile, PIV, and Authentication,” March 2014

- VA Memorandum, VAIQ #7100147, “Continued Implementation of Homeland Security Presidential Directive 12 (HSPD-12),” April 29, 2011 (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- IAM Identity Management Business Requirements Guidance document, May 2013, (reference Enterprise Architecture Section, PIV/IAM (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- VA Memorandum “Personal Identity Verification (PIV) Logical Access Policy Clarification,” July 17, 2019, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896

- Trusted Internet Connections (TIC) 3.0 Core Guidance Documents, https://www.cisa.gov/publication/tic-30-core-guidance-documents

- OMB Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative,” September 12, 2019

- OMB Memorandum M-08-23, “Securing the Federal Government’s Domain Name System Infrastructure,” August 22, 2008

- Sections 524 and 525 of the Energy Independence and Security Act of 2007, (Public Law 110–140), December 19, 2007

- Section 104 of the Energy Policy Act of 2005, (Public Law 109–58), August 8, 2005

- Executive Order 13834, “Efficient Federal Operations,” dated May 17, 2018

- Executive Order 13221, “Energy-Efficient Standby Power Devices,” August 2, 2001

- VA Directive 0058, “VA Green Purchasing Program,” July 19, 2013

- VA Handbook 0058, “VA Green Purchasing Program,” July 19, 2013

- Office of Information Security (OIS) VAIQ #7424808 Memorandum, “Remote Access,” January 15, 2014, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- Clinger-Cohen Act of 1996, 40 U.S.C. §11101 and §11103

- “Veteran Focused Integration Process (VIP) Guide 4.0,” January 2021, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371

- VA Memorandum “Proper Use of Email and Other Messaging Services,” January 2, 2018, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- “DevSecOps Product Line Management Playbook” version 2.0, May 2021, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946

- NIST SP 500-267B Revision 1, “USGv6 Profile,” November 2020

- OMB Memorandum M-21-07, “Completing the Transition to Internet Protocol Version 6 (IPv6),” November 19, 2020

- Social Security Number (SSN) Fraud Prevention Act of 2017

- Section 240 of the Consolidated Appropriations Act (CAA) 2018, March 23, 2018

- Digital Transformation Center (DTC) Standards https://github.com/department-of-veterans-affairs/va-salesforce-digital-transformation-center

- VA Cloud First Strategy - VA Directive 6517 https://www.va.gov/vapubs/viewPublication.asp?Pub_ID=852&FType=2

- Cloud Security Technical Reference Architecture, June 2022 Version 2.0 https://www.cisa.gov/sites/default/files/2023-02/cloud_security_technical_reference_architecture_2.pdf

- FedRAMP Authorization Act, December 23, 2022

- VA SaaS Definition - Attachment 1

- Existing PTEMS 2.0 and VEMSIS Projects - Attachment 2

- DTC Process - How to Submit a Request to Move a Module to Sustainment - Attachment 3

- SI Sustainment Readiness Self-Assessment - Module Name 20xx-xx-xx (v2.4 - 5-28-25) - Attachment 4

- VA_BO_Module_Stability_Assessment_-_Module_Name_20xx-xx-xx (v2.4 - 5-28-25) - Attachment 5

- DTC System Integrator SLAs - Attachment 6

- VA DTC PaaS Technology Stack Assessment V1.1 1 – Attachment 7

Please be advised that any hyperlinks contained within this document, if any, are for convenience purposes, only. Due to the dynamic nature of hyperlinks and the information accessed through or imbedded therein, it is incumbent upon the Contractor to ensure that all information required to successfully complete the requirements established herein is independently located, verified for accuracy, and confirmed to be the most up-to-date version available, prior to use.

# SCOPE OF WORK

The Contractor shall provide support for the delivery of enterprise low code/no code solutions that enables an innovative reusable service-focused software and integration component architecture.  The Contractor’s support shall include: capability delivery lifecycle management, enhancement/development delivery, configuration, additional enhancement/development delivery, EDGE enhancements and development, EDGE capability discovery, data management and lifecycle services, VA System of System Engineering and Modernization Support, IT operations and maintenance, existing EDGE solutions operations and maintenance, business end user support, and transition.

# PERFORMANCE DETAILS

## PERFORMANCE PERIOD

The Period of Performance (PoP) shall consist of one 12-month base period, four 12-month option periods, and tenOptional Tasks. The PoP for the optional tasks shall not exceed the period of performance for the base or option period for which it was exercised.  The overall Task Order PoP shall not exceed 60 months, inclusive of options and optional tasks.

Any work at the Government site shall not take place on Federal holidays or weekends unless directed by the Contracting Officer (CO).

There are eleven (11) Federal holidays set by law (USC Title 5 Section 6103) that VA follows:

Under current definitions, five are set by date:

New Year's Day			January 1

Juneteenth				June 19

Independence Day			July 4

Veterans Day			November 11

Christmas Day			December 25

If any of the above falls on a Saturday, then Friday shall be observed as a holiday.  Similarly, if one falls on a Sunday, then Monday shall be observed as a holiday.

The other six are set by a day of the week and month:

Martin Luther King's Birthday	Third Monday in January

Washington's Birthday	Third Monday in February

Memorial Day	Last Monday in May

Labor Day	First Monday in September

Columbus Day	Second Monday in October

Thanksgiving	Fourth Thursday in November

## PLACE OF PERFORMANCE

A majority of the efforts under this contract shall be performed at Contractor facilities and work may be performed at remote locations with prior concurrence from the Contracting Officer’s Representative (COR). It is expected that this work shall be conducted during core business hours, unless specified otherwise. For specific meeting types, including user requirements sessions and other key meetings which are best accomplished at Government facilities, the Government will schedule meeting rooms as necessary. No work under this contract shall take place outside the United States.

## TRAVEL

The Government anticipates travel to perform the tasks associated with the effort to attend program-related meetings and user requirement sessions throughout the PoP.

Travel shall be proposed on a Cost-Reimbursable basis.  Travel shall be in accordance with the Federal Travel Regulations (FTR) and requires advanced concurrence by the COR. Contractor travel within the local commuting area will not be reimbursed.

The Contractor shall provide cost estimates with each travel request to the COR. Each Contractor invoice must include copies of all requested, applicable, and required receipts (FTR §301-11.25: required for lodging, regardless of amount, and a receipt for every authorized expense over $75) that support the travel costs claimed in the invoice.

Contractor travel within the local commuting area of 50-miles will not be reimbursed. Travel performed for personal convenience and daily travel to and from work at the Contractor’s facility will not be reimbursed. Contractor travel within the local commuting area will not be reimbursed.

# SPECIFIC TASKS AND DELIVERABLES

The Contractor shall provide the resources necessary to design, configure, develop, integrate, and implement a platform agnostic approach. The Contractor shall provide VA with modern solutions to support higher and lower complexity, modular LCNC solutions that enables an innovative reusable service-focused software component architecture including PaaS functions/capabilities, SaaS integrations, APIs, and Digital modernization and emerging technology support.

The Contractor shall perform the following:

## PROJECT MANAGEMENT

### CONTRACTOR PRODUCT AND PROJECT MANAGEMENT PLAN

The Contractor shall deliver a Contractor Product and Project Management Plan (CPPMP) that lays out the Contractor’s approach, timeline, and tools to be used in execution of this TO effort. The CPPMP shall take the form of both a narrative and graphic format that displays the product and/or project delivery timeline and targets for each prioritized capability, including a sprint forecast of target products/projects capabilities are in the upcoming sprints, target delivery of capability with sprint confidence metric, milestones, changes to target delivery with reason in plain language, risks, and resource support. The CPPMP shall also include how the Contractor shall coordinate and execute planned, routine, and ad-hoc data collection reporting requests as identified within the PWS. The initial baseline CPPMP shall be concurred upon and updated in accordance with Section B of the TO. The Contractor shall update and maintain the VA Product Manager (PM) approved CPPMP throughout the PoP.

Deliverable:

- Contractor Product and Project Management Plan

### REPORTING REQUIREMENTS

The Contractor shall provide Monthly Progress Report using a modern, automated tool. The report shall include detailed instructions/explanations for each required data element, to ensure that data is accurate and consistent. The Monthly Progress Report shall reflect data as of the last business day of the preceding period. The Monthly Progress Report shall cover all work completed during the reporting period and work planned for the subsequent reporting period for each project. The Monthly Progress Report shall also identify any problems that arose and give a description of how the problems were resolved. If problems have not been completely resolved, the Contractor shall provide an explanation including its plan and timeframe for resolving the issue(s). The Monthly Progress Report shall also include an itemized list of all documents and electronic deliverables. The Contractor shall monitor performance against the CPPMP and report any deviations in the next Monthly Progress Report. The Contractor shall ensure regular communication with the VA PM so that issues that arise are transparent to both parties to prevent escalation of outstanding issues. The Contractor shall also provide the data and reporting content to the VA PM to support management level reporting.

Deliverable:

- Monthly Progress Report

### WEEKLY ACTIVITY REPORT

The Contractor shall provide a Weekly Activity Report to include the EDGE Program Brief detailing any risks and dependencies on a weekly basis. Any new risk or dependency shall be communicated and escalated to the DTC Platform Lead(s) within 24 hours of the issue discovery. This report shall include details on all risks and dependencies discovered during the previous week, identification of any new risks or dependencies encountered, and an update on previously identified risks and dependencies.

Deliverable:

A.	Weekly Activity Report

### TECHNICAL KICKOFF MEETING

A technical kickoff meeting shall be held within 10 days after contract award.  The Contractor shall coordinate the date, time, and location (can be virtual) with the CO, the VA PM, the Contract Specialist (CS), and the COR. The Contractor shall provide a draft Kickoff Meeting Agenda (via email) to the CO, CS, COR, and VA PM at least five calendar days prior to the meeting. Upon Government approval of a final Kickoff Meeting Agenda, the Contractor shall distribute to all meeting attendees (via email).  During the kickoff-meeting, the Contractor shall present Kickoff Meeting Power Point Presentation for review and approval by the Government. The presentation shall include details of the intended approach, work plan, and project schedule for each effort.  At the conclusion of the meeting, the Contractor shall update the presentation with a final slide entitled “Summary Report” which shall include notes on any major issues, agreements, or disagreements discussed during the kickoff meeting. The Contractor shall submit the final updated Kickoff Meeting Power Point Presentation to the CO, CS, and COR for review three calendar days after the meeting.  The Contractor shall prepare and distribute the Kickoff Meeting Minutes to the CO, CS, COR and all attendees within three calendar days after the meeting.

Deliverables:

- Kickoff Meeting Agenda

- Kickoff Meeting Power Point Presentation

- Kickoff Meeting Minutes

### TRAINING

#### PRIVACY TRAINING

The Contractor shall ensure that all personnel submit Talent Management System (TMS) Training Certificates of completion for VA Privacy and Information Security Awareness and Rules of Behavior and provide signed copies of the Contractor Rules of Behavior in accordance with Section 9, Training, from Appendix C of the VA Handbook 6500.6, “Contract Security” which can be found at Addendum B of this PWS.

The Contractor shall track the status of VA Privacy and Information Security Awareness and Rules of Behavior training for all individuals engaged on each Level of Effort (LOE) under the contract. The status reporting shall identify a single Contractor Security Point of Contact (POC), the names of all personnel engaged on each LOE under the contract, their initial training date for VA Privacy and Information Security and Rules of Behavior training, and their next required training date. This information shall be submitted as part of the Contractor’s CPPMP. The training referenced above is required to be renewed annually.

Deliverable:

- TMS Training Certificates (VA Privacy and Information Security Awareness and Rules of Behavior)

#### ELEVATED PERMISSIONS TRAINING

The Contractor shall ensure that all personnel have completed all required training prior to giving any elevated permissions to production or pre-prod environments as deemed by the VA’s Security regulations. The Contractor shall provide Elevated Permissions Training Certificate.

Deliverable:

- Elevated Permissions Training Certificate

### ONBOARDING

The Contractor shall manage the onboarding of its staff. Onboarding shall include steps to obtain a VA network and email account, complete training, initiate background investigations, and gain physical and logical access, which may include elevated privileges to the necessary development and test environments for the various systems to be enhanced.

A single Contractor Onboarding POC shall be designated by the Contractor who tracks the onboarding status of all Contractor personnel. The Contractor Onboarding POC shall be responsible for accurate and timely submission of all required VA onboarding paperwork to the COR or his/her onboarding designee. The Contractor shall be responsible for tracking the status of all its staff’s onboarding activities. The Contractor shall provide an Onboarding Status Report every two (2) weeks which includes updates for all in-process staff, and any staff with outstanding onboarding requests for review by the COR and his/her onboarding designee.

Deliverable:

- Onboarding Status Report

### PRODUCT MANAGEMENT AND OVERSIGHT/KEY PERSONNEL

The Contractor shall provide resources that have the requisite skills and experience required to perform the tasks within the PWS. The Contractor agrees that the personnel identified below, as key to supporting this effort, shall not be removed from the effort, replaced or added without a compelling reason and without written notification to the CO.

The Contractor shall provide Contractor support personnel and subcontractors who have the required educational background, experience, security clearance, and access authorization or combination thereof to meet the labor category descriptions for the required PWS tasks.

If any change to the Key Personnel assigned to the labor categories identified below becomes necessary (initial staffing, substitutions, or additions), the Contractor shall immediately notify the CO/CS/COR/PM in writing. The proposed replacement personnel shall be of at least substantially equal ability and qualifications as the individual(s) currently performing in that category and that the proposed replacement meets or exceeds the qualifications designated for that Key Personnel position. The substitution or replacement of the personnel shall not occur within the first six months after the date of award.

The Contractor agrees that it has a contractual obligation to mitigate the consequences of the loss of Key Personnel and shall promptly secure any necessary replacements in accordance with (IAW) this PWS section. Failure to replace a member of the Key Personnel pursuant to this clause and without a break in performance of the labor category at issue shall be considered a condition endangering contract performance and may provide grounds for termination for default.

All Contractor team members shall possess demonstrated proficiency in the architecture, interoperability, integration, product delivery, and customization utilizing modern VA tools IAW Attachment 7 - VA DTC PaaS Technology Stack Assessment V1.1 1.

The labor categories below are identified as Key Personnel.  Key Personnel must meet the corresponding requirements identified in the Labor Description column below:

| Labor Category | Labor Description |
| --- | --- |
| Product Manager IV | Expertise - Expertise in managing entire agile software development lifecycle for a project of at least one million dollars up to and including production delivery and some phase of post-delivery/warranty support. - Expertise as a product manager accountable for delivery for at least 7-10 software professionals with a duration of greater than one year. - Demonstrated success with delivering digital products. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research or related fields. Minimum Experience - 5 years Substitutions - A minimum of 7 years of relevant experience, defined in the expertise requirements above, may be substituted for education |
| Principal Software Engineer | Expertise - Demonstrated knowledge and use of modern software development and DevOps tools including GitHub and implementation of a DevOps pipeline in a cloud environment. - Chief Architect or Senior Engineer on a production system in one of the CSP Vendors Clouds - Experience as a Software Engineer for at least one project in one of the CSP Vendors Clouds. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research, or related fields. Minimum Experience - 10 years Substitutions - Certifications in relevant technology plus a minimum of 10 years of relevant experience, defined in the expertise requirements above, or a minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| Customer Support Subject Matter Expert (SME) | Expertise - Demonstrated knowledge and use of modern software development and DevOps tools. - Demonstrated success implementing and/or maintaining a customer support workflow, for all touch points including (but not limited to) managing new release communications, bug fixes, and support requests/questions. Minimum Education Level - High School or GED Degree In - Not Applicable (N/A) Minimum Experience - 5 years Substitutions - N/A |
| Delivery Manager | Expertise - Demonstrated release/delivery management on large-scale deployments for at least five (5) years. - Demonstrated successful delivery of multiple large-scale deployments. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research, or related fields. Minimum Experience - 5 years Substitutions - A minimum of 7 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| Senior UX Designer | Expertise - Expertise with user focused designs and workflows based off complex data models leveraging HCD market analysis, customer feedback and requirements, and user research analytics. - Expertise in designing mock-ups and click-through prototypes, identifying streamlined User Interface (UI) opportunities incorporating emerging technology trends. - Expertise in developing high-level requirements, conceptual diagrams, and visual interface designs. - Expertise in creating key design deliverables specific to each product, such as scenarios and use-cases. - Expertise with UI strategy and iterations with a focus on HCD for at least five (7) years. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research, or related fields. Minimum Experience - 7 years Substitutions - Certifications in relevant User Experience (UX) Software plus a minimum of 7 years of relevant experience; or a minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| User Experience Specialist VI | Expertise - Expertise with usability engineering strategy and at least five (5) years of relevant UX software experience including relevant certifications. - Expertise in establishing and maintaining the vision of the overall user experience across all creative disciplines leveraging human-centered design, information architecture, usability, and other applicable best practices. - Expertise in aligning deliverables with overall user experience strategies optimizing overall customer and end-user experience across all engagement and interactions. - Expertise across standard UX Software. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research, or related fields. Minimum Experience - 5 years Substitutions - Certifications in relevant UX software plus a minimum of 5 years of relevant experience or a minimum of 7 years of relevant experience, defined in the expertise requirements above, may be substituted for education |
| Senior Enterprise Application Product Expert | Expertise - Assess, select, manage, and implement enterprise application components, and to ensure that the technical solution solves the business problem as an organic part of the organization’s operational and functional baseline. - Focus on specific product or technology family on multiple platforms, which is supplemented with a clear understanding of the business requirements and related applications issues. - Supports technical strategies that will improve productivity across functional areas within the organization. - Educates others regarding product-specific best practices. - Leads enterprise applications integration efforts and oversee the validation of associated work products. - Provides work direction and guidance to other personnel; ensures accuracy of the work of other personnel, operates under deadlines, able to work on multiple tasks. Minimum Education Level - Master’s Degree In - Business Administration, Business Management, Computer Science, Information Systems, Operations Research, or related fields. Minimum Experience - 7 years Substitutions - A minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| Emerging Technology Expert | Expertise - Conducts workflow analysis, technology assessments, and business-related studies to define business case plans and architecture strategies supporting long term sustainability and growth. - The expert provides guidance and strategy for adoption of new technology products and processes optimizing developer, customer, and end-user experience. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Operations Research, or related fields. Minimum Experience - 5 years Substitutions - Certifications in relevant UX software plus a minimum of 5 years of relevant experience, defined in the expertise requirements above, OR a minimum of 7 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| Senior Product Delivery Manager | Expertise - Communication and coordination of activities between all teams, external and internal clients, and contract stakeholders pertaining to team products and product delivery to end‐users. Minimum Education Level - Bachelors Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research, or related fields. Minimum Experience - 7 years Substitutions - A minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| AI Engineer | Expertise Designs, implements, and maintains AI capabilities, including AI-assisted development, automation, and decision-support solutions, ensuring alignment with business objectives and operational baselines. This role integrates AI technologies across platforms, supports productivity and quality improvements, and educates teams on best practices, responsible use, and secure implementation. The AI Engineer leads enterprise AI integrations, validates performance, and provides technical guidance while managing multiple tasks and deadlines. Minimum Education Level - Bachelors Degree In - Computer Science, Artificial Intelligence, Data Science, Computer Science, Information Systems, Operations Research, or related fields. Minimum Experience - 7 years Substitutions A minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| Machine Learning Engineer | Expertise Designs, develops, deploys, and maintains scalable machine learning models and pipelines that support enterprise mission objectives and operational baselines. This role applies advanced ML frameworks and lifecycle management practices to improve predictive capability, automation, and analytical insight while ensuring alignment with business requirements and data governance. The Machine Learning Engineer leads model integration and performance monitoring, educates stakeholders, and provides technical guidance to ensure reliable, compliant solutions delivered on schedule Minimum Education Level - Bachelors Degree In - Computer Science, Artificial Intelligence, Data Science, Computer Science, Information Systems, Operations Research, or related fields. Minimum Experience - 7 years Substitutions A minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| AI Solution Architect | Expertise Assesses, designs, and oversees secure enterprise AI architectures that integrate seamlessly into the organization’s operational and functional baseline. This role applies AI and machine learning architecture patterns across cloud and on-premise platforms to improve scalability, reusability, security, and governance while aligning solutions to business and system dependencies. The AI Solution Architect leads enterprise AI integration efforts, validates architectural decisions, educates stakeholders, and provides technical leadership to ensure consistent, compliant delivery across multiple initiatives. Minimum Education Level - Bachelors Degree In - Computer Science, Artificial Intelligence, Data Science, Computer Science, Information Systems, Operations Research, or related fields. Minimum Experience - 7 years Substitutions A minimum of 10 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |
| Principal Business Process Re-Engineering (BPR) Specialist | Expertise - Expertise in providing group facilitation, interviewing, training, and providing additional forms of knowledge transfer. Minimum Education Level - Master’s Degree Degree In - Business Administration, Business Management, Computer Science, Information Systems, Information Resource Management, Industrial Engineering, Operations Research, or related fields. Minimum Experience - 10 years acting as an Executive Level Advisor and Senior Functional Leader to apply process improvement and re-engineering methodologies and principles to conduct process modernization projects. Substitutions - A minimum of 12 years of relevant experience, defined in the expertise requirements above, may be substituted for education. |

## CAPABILITY DELIVERY LIFECYCLE MANAGEMENT

The Contractor shall follow the core functions of Software Development Lifecycle Management (SDLC) utilizing established agile frameworks, such as the Scaled Agile Framework and other emerging innovative frameworks, in order to deliver a broad range of solutions. The Contractor shall follow a modular software design methodology to provide systems and software engineering, web services development, and software release and change management services. The Contractor shall continuously improve all new and existing solutions by implementing continual configurations, capabilities and enhancements, bug fixes, monitoring, testing and evaluation, business intelligence and application performance monitoring analytics, and support activities, while collaborating closely with the DTC Platform Lead(s), and VA product owners throughout the development process and solution delivery lifecycle.  The Contractor shall configure, develop, maintain, test, and deploy business and technology feature releases. Contractor teams for this effort shall be composed of an evolving mix of technical and operational skill sets across agile frameworks as required to meet the necessary stage of the capability development lifecycle management and technical nature of the capability.  The Contractor shall adjust deliverables and repository tool updates to match the nature of the capability and/or SDLC frameworks.

In addition to traditional software source code development, the Contractor shall incorporate AI-assisted software development and configuration practices, where appropriate, to improve efficiency, quality, and delivery velocity. This includes leveraging AI-enabled source code generation, automated testing, configuration recommendations, and code quality analysis tools, while maintaining human oversight and accountability for all deliverables.

The Contractor shall ensure that all AI-assisted development activities align with VA policies, DTC AI guidance, and governance established by the VA Chief Artificial Intelligence Officer (CAIO), including requirements for transparency, security, ethical use, and risk management. AI capabilities shall be implemented in a manner that supports explainability, traceability, and compliance with VA standards and federal regulations.

The Contractor shall adhere to core design principles, including minimizing custom code; leveraging modular software design; maximizing re-usability, and adherence to VA Policies and standards and governance.

### AGILE REQUIREMENTS ELICITATION AND ELABORATION

The Contractor shall create a Prioritized Program Epic Backlog and Prioritized Product Team Backlog and complete continuous and iterative backlog grooming sessions to gather, elicit, understand, and elaborate agile business requirements. Agile requirements shall be represented across various issue types, such as epics and associated user stories, dependencies, and defects.  The Contractor shall ensure that all agile requirements are linked and mapped to epics ensuring traceability and transparency from backlogs to Product Increment (PI) Roadmaps. An epic shall represent one modular function deliverable within one PI unless otherwise outlined IAW Section 5.2.4 Product Delivery Roadmap and PI Planning. The epics shall map to a program epic representing the end-to-end solution for the product deliverable. An epic can map to more than one program epic as the standalone modular function may be re-used across multiple product deliverables. The Delivery Roadmap and PI Planning task in Section 5.2.4 is the backlog grooming and prioritization tasks which are continuous and iterative throughout the PoP and shall be facilitated by the Contractor.

Elaboration sessions shall include participants from the business customer, OIT and system SMEs, as well as end-user participation, where appropriate, ensuring requirements meet both business customer and end-user requirements. Due to the severity and urgency of defects, the Contractor shall facilitate ad-hoc sessions aligned to the solution’s operational support model supporting hotfix releases. The Contractor shall document and manage all agile requirement elaboration and elicitation activity, such as capability requirements, strategic stakeholder decisions, scope limitations, exception approvals, manual workarounds, and solution customizations in a VA approved repository. The Contractor shall distribute agile requirement elaboration and elicitation activity documentation to key stakeholders per direction of DTC Platform Lead(s). The program epic and product team backlog serves as the primary authoritative requirements source for all EDGE capabilities and solutions to be delivered. The outcome of these sessions shall be a complete review and agreement of decomposed, groomed, and executable program epics and user stories containing:

- Business use case and requirements

- User Centered Design requirements, such as

  - End-user requirements and research

  - Mock-ups

  - Wireframes

  - Screen flows

  - Navigation

  - Taxonomy

  - Prototypes

- Functional requirements

- Compliance requirements, such as

  - Section 508

  - FedRAMP Authorization

  - Health Insurance Portability and Accountability Act (HIPAA)

  - Office of National Coordinator (ONC) 21st Century Cures Act Final Rule

  - Authority to Operate (ATO)

  - Authority to Connect (ATC)

  - Privacy Impact Assessment (PIA)

  - Privacy Threshold Analysis (PTA)

- Non-functional requirements, such as

  - Security features and controls

  - Reliability

  - Performance

  - Maintainability

  - Scalability

  - Identity and access management

  - Usability

- Requirements visualizations, such as

  - Story maps

  - Business process flows

- Blockers, such as

  - Dependencies

  - Risks

  - Impediments,

- Business rules

- Business intelligence and reporting requirements.

- Configurations with change management

- Acceptance criteria with clearly defined and testable pass/fail criteria.

- Testing scenarios and requirements

- Measurable success metrics and requirements for business and technology impacts.

The Contractor shall ensure all agile requirements are:

- Stored in a VA approved repository.

- Decomposed, groomed, and executable IAW Section 5.2.4 Product Delivery Roadmap and PI Planning unless directed otherwise by the VA team.

- Requirements are linked to epics.

- Epics are mapped to program epics;

- Maintained at a minimum of four weeks of groomed, ready-to-work agile requirements per team; and,

- Execute and provide a Requirements Package that includes all target agile requirements including content, attachments, links, and artifacts IAW Section 5.2.1.a – 5.2.1.m, Agile Requirements Elicitation and Elaboration.

- Classify requirements as follows:

  - New Feature

  - Enhancement Feature

  - Non-Functional

  - Technology Investment

  - Defect

In addition, the Contractor shall ensure that defects are mapped back to the original agile requirement.

FTE support shall be comprised of the required Key Personnel listed below as well as any additional roles to meet the requirements based on the task outlined above.

Key Personnel:

- Product Manager IV

- User Experience Specialist VI

Deliverables:

- Prioritized Program Epic Backlog

- Prioritized Product Team Backlog

- Requirements Package

### USER CENTERED DESIGN (UCD)

The Contractor shall develop a UCD Research Plan that it will use for the proposed UCD approach and process identifying the types of questions that it will ask, collection mechanisms, and schedule of the UCD evaluations. During the UCD process, the Contractor shall leverage existing personas, or create new personas if none exist, which represent the users. A persona is a user archetype used to help guide decisions about product features, navigation interactions, and even visual design. In most cases, personas are synthesized from a series of ethnographic interviews with real people, and then captured in one to two page descriptions that include behavior patterns, goals, skills, attitudes, and environment, with a few fictional personal details to bring the persona to life.

The Contractor shall develop, manage, and execute UCD Research Plans in support of Section 5.2.1, Agile Requirements Elicitation and Elaboration.

The Contractor shall provide a UCD Proof-of-Concept, such as wireframe, screen flow, prototype, visual designs, and capability demonstration, based on Contractor-conducted UCD Research.  The Contractor shall create agile requirements IAW Section 5.2.1, Agile Requirements Elicitation and Elaboration.

EDGE Agile Requirements Elicitation and Elaboration FTE support shall be comprised of the required Key Personnel listed below as well as any additional roles to meet the requirements based on the task outlined above.

Key Personnel:

- Senior UX Designer

- User Experience Specialist VI

Deliverables:

- UCD Research Plan

- UCD Proof of Concept

### SOLUTION ARCHITECTURE & ENGINEERING

The Contractor shall create a Solution Architecture Package supporting and IAW Section 5.2.1, Agile Requirements Elicitation and Elaboration and Section 5.2.4, Product Delivery Roadmap and PI Planning.  The Solution Architecture Package shall include a High Level Design (HLD), Technical Design Document (TDD), architecture, requirements, and management of business, system, platform, application, and data for each epic, program epic and associated agile requirements. The solution architecture and framework shall be approved by DTC Platform lead(s) through DTC processes for solution architecture and security architecture quality approval gates. In addition, the Contractor shall support technical decomposition of agile requirements into modular functional epics IAW Section 5.2.1, Agile Requirements Elicitation and Elaboration.  The Contractor shall update and distribute the solution architecture IAW with Section 5.2.1, Agile Requirements Elicitation and Elaboration. The Contractor shall document any potential technology-based blocker impacting future solution delivery in the appropriate agile requirement IAW Section 5.2.1, Agile Requirements Elicitation and Elaboration.

The Contractor shall:

- Support and coordinate with VA to ensure configuration and alignment of all required environments. The Contractor shall work with VA to ensure required specifications are provided no later than 30 days prior to the environment need date.

- Support non-functional and compliance requirements.

- Develop a prioritized program and product team backlog of architectural/platform requirements as part of the Solution Architecture Package.

- Create and maintain enterprise architecture, designs, and strategies in an iterative manner over the course of sprints and PIs.

- Optimize solution reusability in the development of architecture patterns and solution delivery.

FTE support shall be comprised of the required Key Personnel listed below as well as any additional roles to meet the requirements based on the task outlined above.

Key Personnel

- Principal Software Engineer

- Senior Enterprise Application Product Expert

- Emerging Technology Expert

Deliverable:

- Solution Architecture Package

### PRODUCT DELIVERY ROADMAP AND PI PLANNING

The Contractor shall develop, maintain, and execute approved EDGE Product Delivery Roadmap.  The Roadmap shall detail the end-to-end view of prioritized work targeted and committed for all EDGE solution delivery across PIs. A product increment shall not exceed three-month delivery cycles, unless otherwise directed by DTC Platform Lead(s). Each EDGE solution shall deliver at least one business capability type and one technology capability type to production per PI, unless otherwise approved by the DTC Platform Lead(s).  The EDGE Product Delivery Roadmap shall outline the capability and PI for target delivery for all EDGE solutions in addition to technical and operational dependencies, project and program level risks, estimated release date and delivery confidence metric.

The Contractor shall complete the proposed Roadmap at least five days prior to the start of the PI Planning session. The Contractor shall coordinate, manage, and facilitate the planning session at the direction of DTC Platform Lead(s). The Contractor shall obtain approval of Roadmaps from DTC Platform Lead(s) at the conclusion of the PI Planning session.  The approved roadmaps serve as the authoritative source for all prioritized EDGE modular software capabilities and overall products to be delivered. Changes to roadmap priorities after the planning session shall be reviewed and approved by DTC Platform Lead(s) in consideration of the impact and cost of delay of Work in Progress (WIP) and new emerging priorities.

The Contractor shall:

- Coordinate, manage and facilitate the PI Planning sessions across EDGE solutions.

- Develop proposed EDGE Product Delivery Roadmap.

- Obtain approval of prioritized scope of work at the conclusion of PI Planning sessions.

- Communicate and manage risks and dependencies on a weekly basis via the Weekly Activity Report IAW Section 5.1.3. Any new risk or dependency shall be communicated and escalated to the DTC Platform Lead(s) within 24 hours of the issue discovery.

Deliverable:

  - EDGE Product Delivery Roadmap

#### TEAM PLANNING

The Contractor shall analyze the prioritized and groomed agile requirements IAW Section 5.2.1, Agile Requirements Elicitation and Elaboration, Section 5.2.3, Solution Architecture & Engineering, and Section 5.2.4, Product Delivery Roadmap and PI Planning to develop the associated tasks and work items that captures the technical design, agile estimation, and Definition of Done. Definition of Done is defined in collaboration with the Contractor scrum team, DTC Platform Lead(s), and VA product owner acceptance of the individual agile requirement completion. The Contractor shall propose and obtain approval of any combination of Scrum and Kanban frameworks to manage, execute, and deliver EDGE solutions from DTC Platform Lead(s). The Contractor’s Product Delivery teams shall create a Sprint Plan or Kanban board aligning with approved EDGE Product Delivery Roadmaps.

Agile estimation of work shall be represented by story points utilizing the Fibonacci scale (1,2,3,5,8,13,21, etc.). For agile estimation, no agile requirement shall exceed one business week to complete unless the requirement cannot be decomposed into smaller consumable components and Contractor-obtained approval by the DTC Platform Lead(s). Any estimated item exceeding this guidance needs to be called out as a blocker in the Sprint Plan or Kanban board. The Contractor shall determine the WIP limits based on velocity and team capacity assuring 100% utilization. The Contractor shall reserve 20% of WIP limits and 20% of story point capacity per team for technology capabilities unless otherwise directed by DTC Platform Lead(s).

The Contractor shall manage, execute, and deliver work in a prioritized sequence.  The Contractor shall:

- Create and prioritize the product backlog in collaboration with DTC Platform Lead(s) and VA product owners.

- Document all testing scenarios and events for the requirement that are in addition to the acceptance criteria such as regression, interoperability, smoke, and user acceptance.

- Create a Product Delivery Team Sprint Plan or Kanban Board that includes the objective of the sprint, team’s capacity, detailed breakdown of the sprint backlog, and minimum work stages: backlog, ready-to-work, building, testing, approval, and done.

- Create a Product Delivery Team Planning Report IAW with approved Product Delivery Roadmaps providing the team’s current WIP, velocity, completed work, completion percentage, and what work stage each incomplete requirement is located (backlog, ready-to-work, building, testing, approval, and done).

FTE support shall be comprised of the required Key Personnel listed below as well as any additional roles to meet the requirements based on the task outlined above.

Key Personnel

- Product Manager IV

- Delivery Manager

- Principal Software Engineer

- Senior Product Delivery Manager

- Principal Business Process Re-Engineering Specialist

Deliverables:

- Product Delivery Team Sprint Plan or Kanban Board

- Product Delivery Team Planning Report

#### AGILE EXECUTION

The Contractor shall document, validate, and execute the team design and testing tasks and requirements IAW Section 5.2.4.1 Team Planning, Section 5.2.3 Solution Architecture & Engineering, and Section 5.2.1 Agile Requirements Elicitation and Elaboration. The Contractor shall document all execution activity in VA approved repositories (i.e., Jira).  Execution activity shall include work items, throughput management, designs, source code, test cases and results, features, capabilities, system services, risks, issues, impediments, and retrospectives. The Contractor shall provide execution testing support and shall include the following testing types as required:

- Unit.

- Functional.

- Accessibility.

- System.

- Reliability.

- Usability.

- Interoperability.

- Regression.

- Security.

- Performance.

- Smoke.

The Contractor shall enable the automated build, test, and deployment pipeline of EDGE

solutions IAW with DevSecOps, a set of best practices that combines software

Dev, Sec, and IT Ops.

The Contractor shall:

- Execute the design and associated tasks to complete the agile requirement and meet the Definition of Done.

- Execute test plan and any additional testing events, as required.

- Develop, manage, schedule, and deliver automated testing capabilities enabling Continuous Integration and Continuous Deployment (CI/CD).

- Develop, manage, schedule, and deliver a CI/CD pipeline of agile requirements.  Automated build tools shall be approved by DTC Platform Lead(s).

- Facilitate and participate in daily team review sessions (typically 15 minutes) to discuss the team’s progress, impediments, and daily plans.

- Facilitate and participate in twice weekly DTC Platform Lead(s) review session to communicate progress, impediments, and delivery confidence metrics across all teams. The Contractor shall document meeting minutes and key decisions from DTC Platform Lead(s) Review Session on an ad-hoc request basis. The Contractor shall store the documented meeting minutes in a VA-approved repository.  Additional sessions may be requested by DTC Platform Lead(s).

- Document and manage team’s throughput through the following iterative reports:

  - Burn Down Charts documenting planned vs. actual agile estimated metric values in comparison to velocity and capacity.

  - Cumulative Flow Diagram which helps track project progress, total backlog items (project scope), sprints, and any bottlenecks that are affecting progress to sprint completion.

- Coordinate, facilitate, execute, and document the team demonstrations via the Capability Demonstration and DTC Platform Lead(s) and VA Product Owner approval of completed agile requirements, acceptance criteria, and Definition of Done as indicated in the Capability Demonstration Documentation.

- Initiate and participate in iterative team and capability release retrospectives and baseline and recalibrate team velocity and/or WIP limits performance, discuss lessons learned, and identify opportunities to implement process improvements for solution delivery and quality.

FTE support shall be comprised of the required Key Personnel listed below as well as any additional roles to meet the requirements based on the task outlined above.

Key Personnel

- Product Manager IV

Deliverables:

- Burn Down Charts

- Cumulative Flow Diagrams

- Capability Demonstration Documentation

### VA PROCESSES, COMPLIANCE AND DOCUMENTATION

The Contractor shall be responsible for submitting and following to completion all requests and artifacts for any changes to the VA Network, Firewall rules, modifications or additional Single Sign On (SSO) access, required updates to the ATO, and other related compliance requirements IAW Section 5.2.1 Agile Requirements Elicitation and Elaboration. The Contractor shall create the appropriate agile business requirements IAW Section 5.2.1 Agile Requirements Elicitation and Elaboration for all work supporting established and new compliance, documentation, and VA process requirements requiring system integration, development, or configuration, such as Section 508, FedRAMP Authorization, HIPAA, ONC 21st Century Cures Act 2020 Final Rule, ATO, ATC, PIA, and PTA.  The Contractor shall follow established and new VA methods, such as the Enterprise Systems Change Control Board and the Enterprise Services Collaboration Portal. The Contractor shall follow DTC platform management processes and quality approval gates supporting the DTC capability delivery lifecycle to include: solution architecture quality approval gate; security architecture quality approval gate; and release management quality approval gate.

The Contractor shall follow internally created DTC ecosystem program process IAW  Attachment 3 - DTC Process – How to Submit a Request to Move a Module to Sustainment, Attachment 4  - SI Sustainment Readiness Self-Assessment - Module Name 20xx-xx-xx (v2.4 - 5-28-25) and Attachment 5 VA_BO_Module_Stability_Assessment_-_Module_Name_20xx-xx-xx (v2.4 - 5-28-25)  for modules and modular components that are no longer in active development and have been approved for sustainment to minimize technical debt in the DTC Ecosystem.

The Contractor shall be responsible for Active Development, which is the process of creating and building a module that includes activities such as designing, coding/configuring, creating user interfaces, and integrating new features and functionality.  In addition, the Contractor’s activities shall consist of tasks such as creating and updating documentation, and ensuring the product is properly tested before release.

Sustainment is the process of maintaining the readiness and operational capability of DTC platform modules assuring business continuity. Sustainment activities include maintenance of configuration, coding, customization, and enhancements; implementation of minor enhancements of existing deployed features; and deployment of patches, defect, and product warranty remediations.

The module shall remain with the sustainment team until such time the customer needs enhancements to the module in which a system integrator shall be brought on and moved back into Active Development for that enhancement.  The module shall remain iterative until the definition of done as defined in Section 5.2.4.1 Team Planning is met.

The Contractor shall follow the DTC Application Lifecycle Development Framework as follows:

- Platform Module Standards:

- The Contractor, serving as a SI, shall conform with platform specific industry best practices, delivery frameworks, and technical architecture guidelines for the delivery of platform modules. The DTC platform specific standards can be accessed via Max.gov after contract award.

- DTC platform specific standards are reviewed, revised, and approved by DTC Platforms Lead(s) on a quarterly basis. The Contractor shall contribute to the identification, creation, and revision of DTC specific standards and submit to the DTC Platform Lead(s) for review and approval.

- Sustainment

- At VA Program Intake Approval Gate referenced in Figure 1 under PWS 1.0 Background, the Contractor shall provide the module or enhancement target delivery date, inclusive of product deployment date and the 90-day product warranty end date for bug fixes. If either date needs to change, an exception request needs to be submitted and approved by the DTC Platform Lead(s) and VA Product Owner.

- Product Warranty Technology Debt Remediation Plan

- Non-conformance to DTC platform specific standards or platform specific industry best practices, delivery frameworks, and technical architecture guidelines are tracked as a technology debt exception at the platform module level. The Contractor shall provide a Remediation Plan with a target delivery date for all exceptions identified during the post-deployment product warranty period. The Remediation Plan shall include a detailed strategy for addressing and resolving issues that have been identified.

The Remediation Plan shall include the following:

- Identification of issues: The Contractor shall identify the specific issues that have been identified. This may include issues related to code quality, security vulnerabilities, performance problems, and other types of issues.

- Prioritization of issues: The Contractor shall prioritize the identified issues based on severity and impact on the project.

- Detailed action plan: The Contractor shall include a detailed action plan for addressing each issue. This may include specific steps to be taken, timelines, responsible parties, and other details.

- Resource allocation: The Contractor shall detail its allocation of the necessary resources, including personnel, budget, and tools, to address the identified issues.

- Communication and reporting: The Contractor shall outline remediation efforts that need to be communicated to DTC stakeholders.

- Testing and validation: The plan shall include testing and validation procedures to ensure that the remediation efforts have been successful in addressing the identified issues.

- Continuous improvement: The plan should outline steps for continuous improvement of the software development process to prevent similar issues from arising in the future.

The Remediation Deployment shall include the following:

- The Contractor shall implement the remediated code, configuration, customization, or enhancement by the target delivery date. If the target remediation delivery date needs to change, an exception request needs to be submitted and approved by the DTC Platform Lead(s) and VA Product Owner.

- The Contractor shall follow the DTC Bi-weekly Enterprise on-cycle release process for all remediation deployments unless otherwise directed by DTC Platform Lead(s).

The Contractor shall attend the required VA meetings to move requests to completion.

FTE support shall be comprised of the required Key Personnel listed below as well as any additional roles to meet the requirements based on the task outlined above.

Key Personnel

- Product Manager IV

Deliverables:

- Remediation Plan

### PRODUCT DEPLOYMENT

The PI roadmap capability may be deployed continuously and iteratively during the PI. The Contractor is not required to wait until the end of the PI delivery cycle to deploy a capability.

The Contractor shall develop and execute a Deployment Plan that includes Pre and Post deployment steps (including timeline and responsible party), and back-out and rollback procedures to be utilized when doing the deployments. The Deployment Plan, as well as the capabilities, components, and configurations being added/changed, shall be tested by the Contractor in a rehearsal deployment in a pre-production environment. The product deployment shall be approved by DTC Platform lead(s) through DTC release management processes for the release management quality approval gate. Each PI shall contain a Capability End-to-End (E2E) Deployment Test Plan and Results for each business and technology capability optimizing capability delivery and quality assurance while minimizing defects across solutions and value streams. The Contractor shall document the program epic test plans, scope of testing, approach, and appropriate testing types, such as unit, functional, accessibility, system, reliability, usability, interoperability, regression, security, and performance. The Contractor shall utilize standard test automation and additional testing scenarios, as required, to validate critical business and technology functionality and continuity.  Testing may include the end-user community, when appropriate and available.

The Contractor shall prepare Release Notes to document the changes in functionality being deployed, in terms that are understandable by the target user personas. The Contractor shall support the deployment of the product to the target audience in the production environment. Contractor support shall include one or more technician(s), as requested by the DTC Platform Lead(s), to attend meetings with the customer to document, research and resolve technical issues after successful release to production. Technician(s) shall create, groom, and deliver agile requirements for validated defects IAW with Section 5.2.1 Agile Requirements Elicitation and Elaboration and Section 5.2.4.1, Team Planning.

The Contractor shall utilize the CI/CD pipeline and test automation to promote capability delivery through necessary pre-production environments into production. The Contractor shall document and manage all deployment artifacts and components in a VA approved repository.

#### SUSTAINMENT READINESS, FAILURE, AND RE-ENTRY REQUIREMENTS

Any module, application, product, or capability that does not successfully complete the Sustainment Checklist shall not be approved for transition to sustainment. Such components shall remain under active development responsibility of the Contractor until all sustainment readiness criteria are satisfied. The Contractor shall document all sustainment gaps, develop a corrective action plan with estimated timelines, and remediate identified deficiencies prior to resubmission for sustainment approval through DTC governance processes.

Capabilities that fail sustainment readiness may be restricted from production deployment, rolled back, or operated under limited authorization, at the direction of the DTC Platform Lead(s), until compliance is achieved. The Contractor shall bear responsibility for any additional testing, remediation, or revalidation activities required to achieve sustainment readiness. All Deliverables will need to be updated until a successful transition has been approved.

#### REMOVAL FROM SUSTAINMENT FOR ACTIVE DEVELOPMENT

When a SI removes a module, application, or product from sustainment status and returns it to active development, the SI shall perform a comprehensive technical and security assessment prior to implementing any changes. At a minimum, this assessment shall include:

• Automated and manual security vulnerability scanning, including dependency, container, and static code analysis

• Identification and documentation of code quality issues, technical debt, and non-compliance with VA coding standards

• Review of architectural alignment, configuration drift, and deprecated components

• Validation of compliance with VA security, privacy, accessibility, and DTC governance requirements

The SI shall document assessment results, risk findings, and remediation recommendations in a VA-approved repository and present them to the DTC Platform Lead(s) for review and concurrence prior to proceeding with active development.

Any vulnerabilities, critical defects, or high-risk technical debt identified during this assessment shall be prioritized and remediated as part of the active development effort and validated through required testing and release management quality gates before redeployment to production or re-entry into sustainment. All Deliverables will need to be updated until a successful transition has been approved.

#### RE-ENTRY TO SUSTAINMENT

Upon completion of active development, the SI shall re-execute the Sustainment Checklist and obtain DTC approval prior to returning the product to sustainment status. Failure to meet sustainment requirements shall result in continued SI ownership and support responsibilities until all sustainment criteria are met. All Deliverables will need to be updated until a successful transition has been approved.

The SI is responsible for the quality of work prior to a formal transition to sustainment to address code quality issues after deployment.

The Contractor shall support all production deployed code, configuration, customization, and enhancements for a period of 90 days to address all code quality issues discovered by DTC platform team during product warranty period for modules and components in active development in accordance with Section 5.2.5.

Deliverables:

- Deployment Plan

- Capability E2E Deployment Test Plan and Results

- Release Notes

### TRAINING SERVICES

The Contractor shall develop and deliver a Training Plan detailing the planning and delivery of instruction leveraging the most appropriate training methods and materials for the EDGE solution. The Training Plan may include any combination of materials, such as technology-based learning, simulations, self-paced learning, reference materials, multimedia clips, webinars, coaching/mentoring, virtual and in-person training sessions, and knowledge management repositories.  The Contractor shall utilize DTC Platform Lead(s) approved tools, repositories, and resources to develop, deliver, and conduct training services. The Contractor shall create and maintain Training Materials IAW with the delivery of EDGE solutions outlined in the Section 5.2.4, Product Delivery Roadmap and PI Planning. The Contractor shall ensure all end-user functionality and Section 508 compliance requirements are fulfilled within the Training Materials. Training sessions may be recorded for future use per direction of the DTC Platform Lead(s).

The Contractor shall solicit end-user training feedback and document the results in the Training Effectiveness Report to establish a training effectiveness score to measure, identify, and implement improvement opportunities.

The Contractor shall:

- Develop end user Training Materials based on EDGE solution roadmap and delivery.

- Solicit end-user training feedback to identify and implement training improvement opportunities.

Deliverables:

- Training Plan

- Training Materials

- Training Effectiveness Report

## EDGE SYSTEM INTEGRATOR SUPPLEMENTAL SUPPORT (T&M)

This task is to help augment the Firm Fixed Price (FFP) system configurations, integration, and operational support services already being performed in Sections 5.4-5.15 by providing specialized, on-demand supplemental support for LCNC system integrations to meet emerging VA customer. This task section is supplemental to the Contractor’s FFP system integration responsibilities and work performed under this task shall not duplicate or replace baseline FFP deliverables.

Instead, it is intended to provide VA with flexibility to obtain specialized or emergent support that cannot be reasonably anticipated, estimated, or priced under the FFP structure. The Contractor shall provide technical and functional resources to supplement the Contractor’s ongoing FFP system integration activities by addressing requirements such as emergent integration needs, rapid prototyping, complex troubleshooting, specialized configuration, or cross-platform interoperability where scope, level of effort, or timing cannot be reasonably estimated in advance.

The Contractor shall:

- Provide surge capacity and subject matter expertise to complement baseline integration services.

- Address emergent or undefined requirements quickly without modifying the baseline.

- Ensure continuity, interoperability, and compliance with VA enterprise standards while enabling rapid delivery of LCNC capabilities.

- Build, configure, and deploy LCNC applications and workflows beyond the original scope of deliverables.

- Prototype and demonstrate functionality to inform VA business decisions.

- Design and implement custom integrations between LCNC platforms and VA enterprise systems where needs are not fully defined at the outset.

- Provide rapid response engineering for high-priority interoperability issues (e.g., APIs, VAEC, IAM, MVI, Cerner, VA.gov).

- Perform root-cause analysis and remediation of critical defects or performance issues not covered under the FFP baseline.

- Provide Tier 2/Tier 3 support requiring advanced platform expertise.

- Provide SME services for new or emerging use cases.

- Conduct ad-hoc workshops or technical training sessions for VA staff.

T&M task orders may utilize the following labor categories (or equivalent as defined in the contract):

- LCNC Solution Architect

- Platform Developer/Configurator (Salesforce, Appian, Pega, MS Power Platform)

- Integration Engineer

- Cybersecurity & Compliance Specialist

- Business Analyst / Functional SME

- QA / Test Engineer

- Training & Change Management Specialist

## ENHANCEMENT/DEVELOPMENT DELIVERY TEAM (BASE AND ALL OPTION PERIODS)

The Contractor shall provide Enhancement/Development Delivery teams to support all the services and deliverables identified in Section 5.2, including all subparagraphs, for delivery of capabilities during the base and option periods. The specific scope of capabilities to be delivered for each release in the base and option periods will be determined with DTC Platform Lead(s), VA Product, and Business Owners prior to the start of each release cycle based on current business priorities. It is anticipated that the level of effort and mix of resources for the development/enhancement teams necessary to complete each release will remain consistent throughout the Base Period and each Option Period.  The Enhancement/Development Delivery teams shall update and finalize the software Source Code and make a final, formal delivery to VA.

The Contractor shall provide two-week iterations of Capability consisting of one Enhancement/Development Delivery team (minimum of seven Full Time Equivalent (FTE) resources (one FTE=1,920 hours per year; minimum 73.85 hours per 2-week iteration per FTE) made up of the appropriate technical skill sets, in accordance with Section 5.1.7 Project Management Oversight/Key Personnel for the base period and each option period if exercised.

Deliverable:

A. Source Code

## CONFIGURATION DELIVERY (OPTIONAL TASK 1) (NON-IT)

This task is for the utilization of prepopulated team structures, based on the Product Delivery Roadmap, that may be required for each of the EDGE Configuration tasks. Configurations are secure, controlled system changes without requiring the writing or modification of application and platform source code. This Optional Task allows for the supplemental use of additional Contractor teams as outlined below.

The Contractor shall provide 2-week iterations of Configuration support (1 Full Time Equivalent (FTE) = 1,920 hours per year, thus 73.85 hours per FTE per 2-week Iteration).

The Contractor shall provide Configuration Delivery teams to support all the services and deliverables identified in IAW Section 5.2, including all subparagraphs, for delivery of capabilities. The specific scope of work to be delivered for each solution in the base and option periods will be determined with DTC Platform Lead(s), VA Product and Business Owners made up of the appropriate technical skill sets as set forth below to support additional requirements throughout the Base Period and each Option Period (if exercised). This optional task can be exercised up to 5000 times for small team structures, 5000 times for medium team structures, and 5000 times for large team structures over the PoP (Base and Option Periods).

Individual teams will vary in size and composition. Below are the minimum required team structures.

| Minimum Required Team Structures |  |
| --- | --- |
| Small Team (minimum 2 FTE) | • Product Manager IV* • Senior Software Engineer |
| Medium Team (minimum 5 FTE) | • Product Manager IV* • Delivery Manager (.5 FTE)* • Business Analyst, Senior (.5 FTE) • Senior Software Engineer (2 FTE) • Software Engineer |
| Large Team (minimum 7 FTE) | • Product Manager IV* • Senior Product Delivery Manager* • Senior Software Engineer (2 FTE) • Software Engineer (2 FTE) • Business Analyst, Senior |

NOTE: There will be no development, including but not limited to, writing apex triggers and classes or visual force pages under this Task.

*Indicates Key Personnel

## ADDITIONAL ENHANCEMENT/DEVELOPMENT Delivery (OPTIONAL TASK 2)

This task is for the utilization of prepopulated team structures, based on the Product Delivery Roadmap, that may be required for each of the EDGE Enhancements and Development tasks.  This Optional Task allows for the supplemental use of additional Contractor key personnel teams as outlined below.

The Contractor shall provide 2-week iterations of Enhancement/Development support (1 Full Time Equivalent (FTE) = 1,920 hours per year, thus 73.85 hours per FTE per 2-week Iteration).

The Contractor shall provide Enhancement/Development Delivery teams to support all the services and deliverables identified in Section 5.2 including all subparagraphs and Section 5.3, for delivery of capabilities. The specific scope of capabilities to be delivered for each solution in the base and option periods will be determined with DTC Platform Lead(s), VA Product and Business Owners made up of the appropriate technical skill sets as set forth below to support additional requirements throughout the Base Period and each Option Period (if exercised).  This optional task can be exercised up to 2000 for small team structures, 2000 times for medium team structures, and 2000 times for large team structures over the PoP (Base and Option Periods).

Individual teams will vary in size and composition. Below are the minimum required team structures.

| Minimum Required Team Structures |  |
| --- | --- |
| Small (minimum 3 FTE) | • Product Manager IV* • Senior Software Engineer • Software Engineer |
| Medium (minimum 5 FTE) | • Product Manager IV* • Delivery Manager* • Senior Software Engineer (2 FTE) • Software Engineer |
| Large (minimum 7 FTE) | • Product Manager IV* • Senior Product Delivery Manager* • Senior Software Engineer (2 FTE) • Software Engineer (3 FTE) |

## EDGE CAPABILITY DISCOVERY (OPTIONAL TASK 3) (Non-IT)

Capability discovery is the process of identifying the needs of the clients, users, and stakeholders to define potential capability and solution opportunities. The Contractor shall provide discovery support services for establishing and refining capability vision, scope, goals, process maps schemas, and requirements to support strategic VA-wide Initiatives, including technology transformation, digital modernization, re-engineered business processes, and business transformation.

The Contractor shall perform this optional task and/any all tasks and subtasks required by Sections 5.2.1 Agile Requirements Elicitation and Elaboration, 5.2.2 User Centered Design, and 5.2.3 Solution Architecture & Engineering of this PWS.

EDGE Capability Discovery FTE support shall be comprised of the following roles as needed:

- Business Analyst, Senior

- 508 Compliance Analyst/Tester

- Process Analyst, Senior

- Product Analyst, Senior

- Engineering Analyst, Senior

- Functional Analyst, Senior

- Performance Analyst

- Web Application Analyst

- Application Analyst

- Process Modeler

- Human Factors Engineer, Senior

- Business Process Expert

- Functional Area Expert II

- Principal Business Process Re-Engineering (BPR) Specialist *

- Senior Process Transformation Specialist

- Senior Software Engineer

- Principal Software Engineer*

      - User Experience Specialist VI *

      - Operations Research Analyst/Data Scientist III

- Senior Enterprise Application Product Expert *

- Emerging Technology Expert *

- Product Manager IV *

- Senior Product Delivery Manager *

- Senior UX Designer *

*Indicates Key Personnel

The Contractor shall provide four-week iterations of consultancy supported by one sprint team (minimum of one FTE resource (one FTE=1,920 hours per year; minimum 147.7

hours per four-week iteration per FTE) delivered by a combination of staff with the appropriate technical skill sets as set forth above. This optional task can be exercised up to 3,000 times over the PoP (Base and Option Periods).

## DATA MANAGEMENT AND LIFECYCLE SERVICES (OPTIONAL TASK 4)

VA is making a deliberate shift towards a data ecosystem advancing Government data transparency, accessibility, and interoperability to drive innovation across internal and external VA partnerships. The establishment of the API platform and significant investments in data standardization, for example, delineates strategic data transformative initiatives enabling a consistent and high-quality authoritative dataset representing VA and the Veteran. To support data initiatives, the Contractor shall provide, deliver, and maintain data management and lifecycle services, such as integration, migration, standardization, quality improvement, processing, storage, maintenance, archive, and provenance, across the VA enterprise. This may require development utilizing various data science and data engineering principles to deliver all or part of a cohesive ecosystem of data platforms, architectures, repositories, interfaces, integrations, components, configurations, migrations, and applications.

The Contractor shall execute any/all tasks and subtasks IAW with Section 5.2 Capability Delivery Lifecycle Management, for delivery of capabilities.  The specific scope of capabilities to be delivered for each solution in the base and option periods will be determined with DTC Platform Lead(s), VA Product and Business Owners made up of the appropriate technical skill sets as set forth below to support additional requirements throughout the Base Period and each Option Period (if exercised).

- Product Manager IV*

      - Delivery Manager*

- Senior Product Delivery Manager*

- Integration Engineer, Expert

- Integration Engineer, Senior

*Indicates Key Personnel

The Contractor shall provide four-week iterations per exercise of EDGE Data Management supported by one FTE (minimum of one FTE resource (one FTE= 1,920 hours per year; minimum 147.7 hours per four-week iteration per FTE) delivered with the appropriate technical skill sets, in accordance with Section 5.1.7 Project Management Oversight/Key Personnel (as applicable). This optional task can be exercised up to 4000 times over the PoP (Base and Option Periods).

## IT OPERATIONS AND MAINTENANCE (O&M) SUPPORT (OPTIONAL TASK 5)

In performance of this optional task, the Contractor shall perform all of the tasks and sub-tasks, and associated SLA’s outlined in Section 5.10.1 through 5.10.4

### ENTERPRISE SECURITY CHANGE CONTROL BOARD (ESCCB) AND NETWORK SECURITY OPERATIONS CENTER (NSOC)

All VA applications hosted in external environments requiring a connection to the VA network enter the VA intranet via a Business Partner Extranet (BPE).  The VA BPE is a physically dedicated connection from the VA system to the external location that is exclusively for use by VA.  The Contractor shall document, justify, and submit BPE configuration change requests to the ESCCB for approval.  The ESCCB Technical Review process is intended to ensure that all proposed changes receive approval from all functional areas (Asset Management, Change Management, Enterprise Network Defense, Enterprise Operation, Service Design and Implementation) within VA-NSOC.  Upon Approval of ESCCB Request by VA, the Contractor shall open a VA NSOC National Service Desk (NSD) Help Desk Ticket to document the implementation actions associated with the approved request.  All ESCCB requests prepared and submitted by the Contractor shall be included in the project schedule with sufficient time built into the schedule for the Government’s technical review, security review, approval, implementation, and testing process to complete (These requests average two-three per month).

The Contractor shall:

- Submit ESCCB requests during the requirements phase only when a project is required to interface with various backend systems that require changes to VA BPE.

- Provide an approved Platform Level Interconnection Security Agreement (ISA) and supporting Memorandum of Understanding (MOU) to include each new VA backend system, completed in accordance with VA Handbook 6500, Appendix D, Minimum Security Controls for VA Information Systems.

- Provide technical support to include verification testing assistance to the VA tester, addressing any unanticipated issues encountered during implementation, and report the status during the required approved maintenance window between 1:00AM to 4:00AM Eastern Time for any follow-up actions that result from the review process.

- Complete the Web Application Security Assessment (WASA) checklist when VA applications hosted in an external environment require their application to be publicly accessible on the Internet or if required by the Assessment & Authorization (A&A)/ATO process.  When VA applications hosted in an external environment, the Contractor shall attach either a PTA or PIA and WASA Report to the ESCCB request. In addition, the WASA checklist includes a passing secure code review validation (e.g., Fortify scan result file) performed by the OIS Software Assurance (SwA) Program. The WASA Report shall address all Critical, High and Medium findings before the ESCCB request will be approved and implemented.

- Assist VA NSOC in any inquiry during the technical review within the ESCCB process.

Deliverable:

  - Platform Level ISA and MOU

### O&M SUPPORT

The Contractor shall provide solution O&M support to include the application from platform to server, real time monitoring system performance metrics to include monitor and report AI performance, and coordinating with other VA and non-VA systems. The solution O&M support activities are related to the ongoing support for the performance of routine, preventive, predictive, scheduled, and unscheduled actions aimed at maintaining the application’s system performance.  The Contractor shall properly size and deploy capabilities to support performance, provide performance monitoring and bug fixes to prevent system/production failure.  In addition, the Contractor shall provide O&M support activities to include correcting production software defects with the goal of increasing efficiency and reliability on a continuous basis via bug fix/hotfix releases and deploying patches/upgrades as needed.

Releases may occur after hours and/or during the weekend.  The Contractor shall complete all deployment release packages and SME troubleshooting support. For Production releases, Contractor support staff shall be identified and be available to provide technical support on problems. All new EDGE solutions shall be supported for one year after solution is promoted into the production environment.

### APPLICATION SUPPORT/END USER MANAGEMENT

The Contractor shall:

- Create, retrieve/reset, update, and delete user accounts and profiles; provide maintenance support including managing Business units and Teams where applicable.

- Provide a EDGE Users List Report, utilizing current user lists, to all VA active and deactivated Users as changes are made.

- Manage all EDGE users and credentials in non-production and production environments.

Deliverable:

- EDGE Users List Report

### INFORMATION TECHNOLOGY INFRASTRUCTURE LIBRARY (ITIL) SERVICE OPERATIONS

The Contractor shall provide Information Technology Infrastructure Library (ITIL) services operations for Incident Management, Event Management, Access Management, Request Fulfillment, and Problem Management.  The Contractor shall provide help desk email address and help desk phone number. In addition, the Contractor shall provide a EDGE Executive ITIL Summary document on a weekly basis providing a weekly trend of ITIL reports for critical and other issues requested by VA. The Contractor shall respond to all requests for information regarding ITIL service operations incidents, tickets, and defects.

The Contractor shall provide a Monthly ITIL Service Operations & Defect Reports with metrics by Severity level, Tier Support level, and Service Operations Type for all defects and tickets for each EDGE solution. The Monthly ITIL Service Operations & Defect Reports shall also provide an overall EDGE summary upon request for:

- Defect Backlog

- Defects and severity per User Story

- Defects and severity per Business Epic

- Mean and Median Resolution time from incident/ticket created, user story or defect created, where appropriate, to the date fix successfully deployed to production.

- Incident/Ticket Volume and status

The Contractor shall meet Service Level Agreements (SLAs) for all EDGE capabilities and solutions. All end-users, applications, and underlying technology systems shall always be able to access and receive a successful response to all EDGE capabilities and solutions. The Contractor shall ensure that service availability, service reachability, and environment availability are available and functional at no less than 99.9%. The Contractor shall provide a mechanism to determine performance anomalies using methodologies and metrics best suited to the capabilities and solutions and backend system performance characteristics. The Contractor shall identify, define, and implement solutions to remediate technical issues impacting SLAs IAW with 5.2, Capability Delivery Lifecycle Management.

The Contractor shall include the following information for each solution in the Monthly ITIL Service Operations & Defect Reports, while also providing an overall EDGE summary upon request. The Contractor shall:

- Calculate the SLA mean and median for ticket/incident/defect resolution creating the baseline metrics.

- Baseline SLA metrics for the following issues at minimum, unless otherwise directed by VA:

  - Severity 1

  - Severity 2

  - Severity 3

  - Priority 1

  - Priority 2

- Coordinate with VA and other support contractor personnel to define, manage, revise, document, and execute the Quarterly ITIL SLA Improvement Plan to improve SLA baseline by 10%.

- Calculate the SLA for solution reachability, availability and environment availability.

The source data and calculations used for all reporting shall be made available upon VA request.

In addition, the Contractor shall generate a Root Cause Analysis Report and After Action Report (AAR) as specified below:

- Root Cause Analysis Report for the following issues at minimum, unless otherwise directed by VA:

  - Severity 1

  - Priority 1

- After Action Report for the following issues at minimum, unless otherwise directed by VA:

  - Severity 1

  - Severity 2

  - Priority 1

  - Priority 2

The Contractor shall provide Operations support for routine operations from 6:00 AM to 10:00 PM ET, Monday through Friday, except Federal holidays for EDGE solutions. The Contractor shall also provide on-call 24x7x365 operations support for emergency maintenance requirements for Severity 1 production incidents. The Contractor shall:

- Coordinate with VA and other support contractor personnel to define, manage, revise, document ITIL operational workflow and routing, escalation timeframe between support tiers in accordance with Section 5.9.4.1, Service Desk Support, industry standard SLAs, and resource planning.

- Receive, evaluate, research, and respond to reported issues. The Contractor shall create and classify a defect for all reported issues requiring evaluation. Unless directed otherwise by the COR, the Contractor shall address all defects in the following hierarchical order: by priority, urgency, business impact, and date the ticket was created.

- Document and track production support user stories and defects in the appropriate toolset IAW Agile Elaboration (5.2.1)/Elicitation & Sprint Planning (5.2.4) sections. All defects shall be recorded and updated in the VA Repository.

- Identify, develop, and deploy fixes to defects in order of priority, urgency, impact, and date issue was identified unless directed otherwise by VA. For each sustainment bugfix/hotfix release to Production, the Contractor shall:

  - Provide a Sustainment Bug Fix/Hot Fix CI/CD Release Package in the in VA-approved repository.

  - Perform a security scan for any change or impact to security features or controls.

  - Update A&A documentation as required to maintain applicable ATOs and FedRAMP certification.

  - Meet the Severity Level task requirements as outlined in the table below.

- Execute a minimum of four bug fix/hot fix releases per EDGE solution per year.

The Contractor shall request approval from VA to change the priority and/or severity of a production support issue when the Contractor believes the priority and/or severity level is incorrect.  The Contractor shall provide status updates each time the status of a ticket changes within 24 hours of the change or upon request from VA.

Severity Levels (Production defects)

| LEVEL | DEFINITION | REQUIREMENT & Service Level Agreements (SLAs) |
| --- | --- | --- |
| Severity 1 – Critical – Inoperable | Defects prevent or preclude the performance of an operational or mission essential capability, jeopardizes security, causes the system, application, process, or function to not respond or end abnormally. A work around does not exist or is not feasible. For example, call center staff is not able to use the tool to communicate with clinical staff, and/or each other regarding patient care, including telephone triage of patient symptoms, defects in firewall allow security breach or system event causes essential or end-to end application failure. Other Considerations: - Defects affect one or more VA Medical Centers (VAMC) / Veterans Integrated Services Network (VISN) telephone triage patient care call centers. - Defects have potential for Adverse Department publicity. - Defect has potential to cause a VAMC / VISN telephone triage patient care call center work stoppage | Notification to VA: - Respond within 1 hour of discovery during business hours (6:00 AM to 10:00 PM ET) - Analyze and correct the issue, documenting Root Cause Analysis (RCA) and updating the RCA Report daily until remediation is complete. - Alert the PM, COR, and VA OIT organizations with sustainment responsibilities to issues that are unrelated to the application code or architecture within 1 hour of discovery. - Review Priority 1 and Severity 1 issues that are unrelated to the application code or architecture with the PM and/or COR within 1 business day of discovery. - Generate, store, track and maintain an AAR is due the day following remediation completion for each Severity 1 and Priority 1 Production issue. AARs shall detail methods employed to resolve defects and efforts employed to minimize recurrence. - Contractors may be required to work extended hours as Severity 1 issues are worked until resolution. Resolution: The Contractor shall resolve as soon as possible, with a team of resources working 24/7 until resolution. Resolution will result in an emergency release. |
| Severity 2 – Major – Operable in degraded mode | A process does not work as specified and/or produces an error that degrades or impacts the system or user functionality. A work around does not exist or is not feasible. Examples are: inability to capture Veteran contact information which is a significant patient safety issue for Veterans who have medical issues that require advice nurse triage services and the inability to contact patient care teams within 1 business day. Other Considerations: - Defects affect a portion of VAMCs and/or VISN telephone triage patient care call centers’ operations effort. - System performance is degraded. | Notification to VA: - Respond within 4 business hours of discovery. Business hours are 6:00 AM to 10:00 PM ET. - Alert the PM, COR, and VA OIT organizations with sustainment responsibilities to issues that are unrelated to the application code or architecture within 1 business day of discovery. Generate, store, track, and maintain an AAR within 5 business days. AARs shall detail methods employed to resolve defects and efforts employed to minimize recurrence. Resolution: The Contractor shall resolve as soon as possible but no longer than 3 business days, with a team of resources working 24/7 until resolution. Resolution may or may not result in an emergency release. |
| Severity 3 – Average – Work around exists | A process does not work as specified and/or produces an error that degrades or impacts the system or user functionality. A workaround has been developed that provides the required functionality until a fix can be applied. A fix should be applied in accordance with the resolution timeframe. Examples are: valid data is not accepted, data recorded to the database is incorrect or incomplete, incorrect or incomplete data is displayed on-screen or in a report, an edit is missing against invalid data, or invalid edits occur against valid data. Other Considerations: - Workaround requires significant field operations effort. - System performance is degraded | Notification to VA: - Respond within 3 business days of discovery. - Alert the PM, COR, and VA OIT organizations with sustainment responsibilities to issues that are unrelated to the application code or architecture within 3 business days of discovery. Resolution: Severity 3 defects shall be resolved and included in a bug fix/hotfix release on a quarterly basis. |
| Severity 4 – Minor | Minor defect that is cosmetic or inconvenient but does not prevent user from using the system to accomplish their task. For example, the screen display or hardcopy report contains errors in spelling, grammar, or alignment, navigation is inconsistent, or error messages are incorrect. Minor defect fixes can be applied as schedule allows. Other Considerations: - Defects affect few field employees. - Defects have little or no potential for adverse publicity at VAMCs, VISNs, or higher levels. | Notification to VA: - Respond within 3 business days of discovery. - Alert the PM, COR, and VA OIT organizations with sustainment responsibilities to issues that are unrelated to the application code or architecture within 3 business days of discovery. Resolution: Severity 4 defects shall be resolved and included in a bug fix/hotfix release on a quarterly basis. |

Priority Levels (Non-Production environment defects)

| PRIORITY | DEFINITION |
| --- | --- |
| Priority 1 - Resolve Immediately | Further development and/or testing cannot occur until the defect has been repaired. The system cannot be used until the repair has been affected. |
| Priority 2 - Give High Attention | The defect must be resolved as soon as possible because it is impairing development and/or testing activities. System use will be severely affected until the defect is fixed. |
| Priority 3 - Normal Queue | The defect shall be resolved in the normal course of development activities. It can wait until a new build/version. |
| Priority 4 - Low Priority | The defect is an irritant that shall be repaired but only after more serious defects are fixed. |

Deliverables:

      - EDGE Executive ITIL Summary

      - Monthly EDGE ITIL Service Operations & Defect Reports

      - Root Cause Analysis Report

      - After Action Report

      - Sustainment Bug Fix/Hot Fix CI/CD Release Package

#### SERVICE DESK SUPPORT

The Contractor shall coordinate with VA and other support Contractor personnel to define, document, manage, revise, and execute the Service Desk Support operational working and routing, and resource planning for IT Support Tier 2, Tier 3, and Tier 4.  VA NSD will address Tier 1 support unless otherwise directed by VA.  In the event that NSD is not providing Tier 1 support on a EDGE solution basis, the Contractor shall provide Tier 1 support for the specified individual EDGE solutions.

The Contractor shall:

- Operate the Service Desk for Tier 2 support, at minimum, unless otherwise directed VA. The Contractor providing Tier 2 Support is the only level to have initial or follow-up contact with the customer for customer management support.

- Respond to all issues identified as Tier 3 or Tier 4

- Support the Service Desk from 6:00 AM to 10:00 PM ET, Monday through Friday except for federal holidays.

- Provide on-call personnel to support resolution of critical and major severity code tickets for Tier 2, 3, or 4 issues after normal business hours.

- Review Production Incident Escalation Communication Plan for revisions once a year, at minimum, unless otherwise directed by VA.

- Respond to the end users to obtain more information regarding the service desk request and provide workarounds or one-on-one training support.

- Document information gathered and actions taken to resolve service desk items and document in the AAR.

- Document and initiate request to create defects/user stories and document in the AAR.

- Gather and report metrics to validate that EDGE SLAs are being met.

The Contractor shall made source data and calculations used for all reporting available upon VA request.

Service Desk support is categorized in the following IT Support Levels.

| IT Support Tier Level | Function | Examples |
| --- | --- | --- |
| 0 | Self-help and self-discoverable information | FAQs, published detailed capability and technology information, user manuals |
| 1 | Basic help desk support and resolution | End-user errors and capability walk-throughs, basic network troubleshooting, fulfilling service desk requests. |
| 2 | In-depth technical support | Technician assesses issues and applies defined solutions and alternatives. |
| 3 | Expert product and service support | Expert technician assesses issues and solutions through root cause analysis, code review, and other specifications. Note: When no solution is available, defects or new features will be defined for prioritization and grooming in the appropriate backlog. |
| 4 | External vendor support incidents/issues not supported or resolvable by the organization | Contract services support, such as vendor hardware, and software support, where the organization does not directly provide the services |

- Customer Service Manager

      - Customer Service Technician

- System Maintenance Engineer

- System Maintenance Technician II

- Senior Software Engineer

- Software Engineer

- Customer Support SME*

*Indicates Key Personnel

The Contractor shall provide four-week iterations per exercise of O&M supported by one FTE (minimum of one FTE resource (one FTE= 1,920 hours per year; minimum 147.7 hours per four-week iteration per FTE) delivered with the appropriate technical skill sets listed above and in accordance with Section 5.1.7 Project Management Oversight/Key Personnel (as applicable). This optional task can be exercised up to 17,500 times over the PoP (Base and Option Periods).

## EXISTING EDGE SOLUTIONS O&M (OPTIONAL TASK 6)

This optional task is for the operation and maintenance support to ensure business service continuity of all existing EDGE 1.0 solutions currently delivered on platform that have not been transitioned to DTC. In performance of this optional task, the Contractor shall perform all of the tasks and sub-tasks, associated SLAs, and Key Personnel outlined in Section 5.10. See Attachment 2 - Existing EDGE 1.0 Solutions for the reference list of current EDGE supported solutions.

The Contractor shall provide four-week iterations per exercise of O&M supported by one FTE (minimum of one FTE resource (one FTE= 1,920 hours per year; minimum 147.7 hours per 4-week iteration per FTE) delivered with the appropriate technical skill sets listed above and in accordance with Section 5.1.7 Project Management Oversight/Key Personnel (as applicable). This optional task can be exercised up to 1,000 times over the PoP (Base and Option Periods).

## BUSINESS END USER SUPPORT (OPTIONAL TASK 7) (NON-IT)

The Contractor shall provide a single point of contact for users (both Tier 1 and Tier 2 support) to gain assistance using EDGE solutions.  The users may be VA users or users external to the VA using a VA application. Issues in EDGE solutions could be related to setting up new users, resolving user permission problems, verification of proper set up to access the EDGE solutions and assistance with using the functionality of the EDGE solutions.

All tickets that cannot be resolved by the Tier 1 End User Support team shall be forwarded to the EDGE Tier 2 support team or the appropriate sustainment team.  The Contractor shall provide a consistent, helpful service that is focused on issue resolution and customer satisfaction. As such, SLAs shall be established and agreed upon between the Contractor and VA in order to provide this consistent service.  To support evidence and assessment of user satisfaction, the team shall regularly survey end users and provide a Monthly Survey Results Report to check the status.

To run the most efficient team, an End User Support Manager shall ensure the workload is balanced and tickets are being closed in an agreed upon timeframe to meet contract deliverables.  The End User Support Manager shall respond in a timely manner to escalations from stakeholders and is responsible for reporting on Help Desk statistics.  The Contractor shall provide Weekly End User Support Health Reports to include Help Desk statistics, open/closed tickets, time to close, types of tickets received, and evidence of the team’s work balance.

The Contractor End User Support shall include the capability to receive tickets from a web form that is both internal to VA applications as well as users external to the VA.  The Contractor shall also document and maintain all instructions for provisioning new users and related information about the functionality such as business owner, designated approvers of new user, types of licenses, and description of functionality as part of the new module functionality report.  The Contractor shall also work with Development/Sustainment teams to assess and document new functionality which shall support end users with questions and issues. Such solutions, once the period of warranty as per PWS Section 5.2.5 for the Development team runs out, shall be supported unless an alternate sustainment team is in place.

The Contractor shall provide:

- End-User Support from 8:00 AM to 9:00 PM ET, Monday through Friday, excluding Federal holidays. Some extended hours/weekends may be required from time to time.

- Weekly End User Support Health Reports

- Survey results of the End User Support team shall be documented in the Monthly Survey Results Report;

- Maintain and update documentation for all existing modules/functionality;

- Coordinate with Development/Sustainment teams to document new functionality in the New Modules Functionality Report;

- Tickets closed according to SLAs.

The Contractor shall provide four-week iterations per exercise of this optional task supported by one FTE (minimum of one FTE resource (one FTE= 1,920 hours per year; minimum 147.7 hours per four-week iteration per FTE) delivered with the appropriate technical skill sets listed above and in accordance with Section 5.1.7 Project Management Oversight/Key Personnel (as applicable). This optional task can be executed up to 500 times over the PoP.

Customer Service Manager

Customer Service Technician

Customer Support SME*

*Indicates Key Personnel

Deliverables:

- Monthly Survey Results Report

- Weekly End User Support Health Reports.

- New Modules Functionality Report

## INCOMING PROJECT TRANSITION (OPTIONAL TASK 8)

The Contractor shall provide incoming project transition support and an Incoming Project Transition Plan within 30 days. This task shall be repeatable and executed whenever the Government directs the transition of a LCNC project from one vendor to another.

The Contractor shall assume responsibility for DTC EDGE LCNC development and system integration efforts transitioned from another vendor. The objective is to ensure the Contractor successfully receives all required project documentation, knowledge transfer, and access in order to provide uninterrupted support and delivery of services for VA mission operations. The Contractor shall actively participate in VA DTC directed transition in activities to receive, validate, and assume ownership of EDGE LCNC project work. This includes reviewing transition deliverables, confirming completeness, and onboarding project knowledge and technical assets in collaboration with the outgoing Contractor and Government stakeholders.

### TRANSITION PLANNING

- The Contractor shall review the outgoing Contractor’s Transition Plan and provide feedback to the Government within five (5) business days of receipt.

- The Contractor shall develop a Transition-In Execution Plan that details the strategy how it will assume control of project work, including staff onboarding, environment validation, project operations, knowledge assimilation, and risk mitigation.

### KNOWLEDGE TRANSFER PARTICIPATION

- The Contractor shall attend all Government-directed knowledge transfer sessions conducted by the outgoing Contractor.

- The Contractor shall document lessons learned, clarify technical details, and capture operational procedures for future reference.

- The Contractor shall ensure its project personnel achieve sufficient familiarity with the system to assume full responsibility at the end of the transition period.

- The Contractor shall demo the incoming application to demonstrate working knowledge of the transitioning application

### ACCESS AND ENVIRONMENT VALIDATION

- The Contractor shall validate that all system administrator accounts, user access, credentials, and licenses have been transitioned to VA-controlled ownership.

- The Contractor shall verify access to:

  - High Level Designs (HLD)

  - Technical Design Documentation (TDD)

  - Source code repositories and configuration artifacts

  - CI/CD pipelines and deployment processes

  - Application workflows, integrations, and APIs

  - Test scripts and automated tools

  - JIRA stories

  - Confluence Pages

  - Unit Tests Results

  - Compliance Artifacts.

- Any deficiencies shall be reported to the COR within three (3) business days of discovery.

### CONTINUITY OF OPERATIONS

- The Contractor shall assume full operational responsibility no later than the Government-approved transition end date.

- The Contractor shall provide interim support staffing and resources as needed to ensure continuity.

### INCOMING TRANSITION STATUS AND REPORTING

- The Contractor shall develop transition-in status reports during the transition period summarizing knowledge transfer progress, documentation received, access validation, risks, and issues.

- The Contractor shall develop deficiency reports to document any missing or incomplete transition materials or access items identified during onboarding.

- The Contractor shall develop a Transition Acceptance Report as formal certification that the Contractor has received, validated, and assumed ownership of all required documentation, access, and responsibilities.

- The transition acceptance report shall include the following:

  - Contractor has validated and assumed responsibility for all project documentation, access, and environments.

  - Contractor’s project personnel demonstrate readiness to support development, integration, and sustainment activities without dependence on the outgoing Contractor.

Incoming Project Transition is completed when the VA has accepted and approved the Transition Acceptance Report deliverable within the Government-approved timeline with no disruption to VA mission operations.

The Contractor shall provide four-week iterations per exercise of this optional task supported by one FTE (minimum of one FTE resource [one FTE= 1,920 hours per year; minimum 147.7 hours per four-week iteration per FTE]) delivered with the appropriate technical skill sets listed above and in accordance with Section 5.1.7 Project Management Oversight/Key Personnel (as applicable). This optional task can be executed up to 100 times over the PoP.

Project Manager

Systems Engineer

Release Manager

Functional Analyst, Senior

Data Manager

Deployment Technician, Junior

Technical Writer/Editor, Senior

508 Compliance Analyst/Tester

Quality Assurance Manager

*Indicates Key Personnel

Deliverables:

- Transition-In Execution Plan

- Transition-In Status

- Deficiency Report

- Transition Acceptance Report

## OUTOING PROJECT TRANSITION (OPTIONAL TASK 9)

The Contractor shall support seamless project transitions for DTC EDGE LCNC development and system integration efforts to ensure continuity of services and no disruption to VA mission operations. This task shall be repeatable and executed whenever the Government directs the transition of a LCNC project from one vendor to another. The Contractor shall execute transition activities to provide full cooperation, knowledge transfer, and delivery of all required transition materials to the Government and any incoming contractor. Transition shall include project documentation, environment access, knowledge transfer sessions, and issue resolution to enable the incoming contractor to assume responsibility effectively.

### TRANSITION PLANNING

The outgoing Contractor shall develop and submit a Transition Plan within ten (10) business days of Government notice to transition.

The Transition Plan shall include:

- Transition schedule, milestones, and roles/responsibilities

- Inventory of artifacts, documentation, and access rights to be transitioned

- Communication and escalation processes

- Identification of risks and mitigation strategies

### KNOWLEDGE TRANSFER

The outgoing Contractor shall provide knowledge transfer to the incoming Contractor and the Government, including but not limited to:

- Project architecture, design, and data model documentation

- Configuration details of LCNC applications, workflows, automations, and integrations

- Security and compliance documentation, including ATO artifacts

- Current backlog, product roadmap, unresolved defects, and release history

- Development standards, coding conventions, and governance procedures

- The Contractor shall conduct up to three (3) structured knowledge transfer sessions per project transition, recorded for VA use.

- Develop a Knowledge Transfer Package that includes presentation decks, recordings, and Q&A logs from transition sessions.

- Develop a System Documentation Package, to include:

  - High Level Designs (HLD)

  - Technical Design Documentation (TDD)

  - CI/CD pipelines and deployment processes

  - Application workflows, integrations, and APIs

  - Test scripts and automated tools

  - JIRA stories

  - Confluence Pages

  - Unit Tests Results

  - Compliance Artifacts.

  - Architecture diagrams and solution design documents

  - Configuration documentation (workflows, entities, integrations)

  - Data schema, data dictionary, and entity relationships

  - Security plan and access control lists

  - Testing artifacts (test cases, results, automated scripts)

  - Product backlog, open defects, and release notes

- End-user and administrator guides/manuals

### ACCESS AND CONFIGURATION HANDOVER

The outgoing Contractor shall transition:

- System administrator accounts, role-based access, and credentials (in accordance with VA security policy)

- Source code repositories, configuration files, and CI/CD pipeline documentation

- Platform configuration settings, APIs, plug-ins, and connectors

- Test scripts, automated testing tools, and deployment processes

- All accounts and licenses shall be transitioned to VA-controlled ownership prior to contract closeout.

- Develop a Access Transfer Report that details that provides confirmation of the transfer of accounts, credentials, repositories, pipelines, and licenses to VA.

### COLLABORATION AND SUPPORT

- The outgoing Contractor shall provide up to thirty (30) days of overlap support (or as otherwise directed by the Government) to address inquiries, clarify documentation, and assist onboarding.

- The incoming Contractor shall validate receipt of all documentation, credentials, and artifacts, and identify any deficiencies to the COR.

### OUTGOING TRANSITION STATUS AND REPORTING

- Provide incoming Contractor acknowledges sufficient receipt of documentation, access, and knowledge transfer to assume project responsibilities.

- Ensure no disruption to VA mission operations during or after transition.

- Ensure all Government data, accounts, and environments are secured and fully under VA control at transition completion

- Develop a Transition Closeout Report as final certification that all transition activities have been completed, documentation has been provided, and issues have been resolved or documented.

The Contractor shall provide four-week iterations per exercise of this optional task supported by one FTE (minimum of one FTE resource [one FTE= 1,920 hours per year; minimum 147.7 hours per four-week iteration per FTE) delivered with the appropriate technical skill sets listed above and in accordance with Section 5.1.7 Project Management Oversight/Key Personnel (as applicable). This optional task can be executed up to 100 times over the PoP.

Project Manager

Systems Engineer

Release Manager

Functional Analyst, Senior

Data Manager

Deployment Technician, Junior

Technical Writer/Editor, Senior

508 Compliance Analyst/Tester

Quality Assurance Manager

*Indicates Key Personnel

Deliverables

- Transition Plan

- System Documentation Package, to include:

  - Architecture diagrams and solution design documents

  - Configuration documentation (workflows, entities, integrations)

  - Data schema, data dictionary, and entity relationships

  - Security plan and access control lists

  - Testing artifacts (test cases, results, automated scripts)

  - Product backlog, open defects, and release notes

- Transition Closeout Report

## TASK ORDER TRANSITION (OPTIONAL TASK 10)

The Contractor shall provide a Transition Plan within 60 days of outgoing support for transitioning work from the current contract to a follow-on contract or Government entity.  This optional task may be to a Government entity or to another Contractor or to the incumbent Contractor under a new contract.  The Contractor shall convey any and all information, as it pertains to the EDGE effort.  The Contractor shall submit details for the Transition Plan and execute the Transition Plan upon Government approval. The Transition task may be exercised once by the Government anytime during the base or Option Periods. Transition Plan shall be delivered at least 60 days prior to the end of the PoP.

The Contractor shall provide subject matter expertise support to affect the knowledge transfer in accordance with the Transition Plan. In accordance with the Government-approved Transition Plan, the Contractor shall work collaboratively with incoming contractor, other support Contractors and/or Government personnel in implementing a complete transition from this contract to a new support provider.  This shall include formal coordination with Government staff and successor staff and management. This support shall also consist of providing advice, and clarification or explanation to facilitate the understanding of the information presented.   It shall also include delivery of copies of all artifacts delivered under this task order, as well as existing policies and procedures, and delivery of baseline metrics and statistics.

The Transition Plan shall detail both the assumption of responsibilities and the transfer of responsibilities to follow-on parties at the conclusion of the PoP.  This Transition Plan shall include:

  - Coordination with Government representatives.

  - Review, evaluation, and transition of current support services.

  - Transition of historic data to any new Contractor system.

  - Transition of Rational accounts.

  - Transfer of all necessary business and/or technical documentation

  - Orientation phase and program to introduce Government and Contractor personnel, programs, and users to the Contractor's team, tools, methodologies, and business processes.

  - Disposition of Contractor purchased Government owned assets,

  - Transfer of Government Furnished Equipment (GFE) and Government Furnished Information, and GFE inventory management assistance.

The finalized asset list shall be delivered as a Certificate of Transition Completion for all Assets, which will be signed by the VA Development PM and the Receiving Organization to indicate acceptance. The Certificate of Transition Completion for all assets shall be delivered 30 days prior to the completion of the PoP.

EDGE Transition FTE support shall be comprised of Project Manager role as needed.

Deliverables:

- Transition Plan

# GENERAL REQUIREMENTS

## ENTERPRISE AND IT FRAMEWORK

### VA TECHNICAL REFERENCE MODEL

The Contractor shall support the VA enterprise management framework.  In association with the framework, the Contractor shall comply with OIT Technical Reference Model (VA TRM).  The VA TRM is one component within the overall Enterprise Architecture (EA) that establishes a common vocabulary and structure for describing the information technology used to develop, operate, and maintain enterprise applications.  Moreover, the VA TRM, which includes the Standards Profile and Product List, serves as a technology roadmap and tool for supporting OIT.  Architecture & Engineering Services (AES) has overall responsibility for the VA TRM.

### ZERO TRUST – VA CRITICAL SECURITY CONTROLS

VA has established minimum mandatory security requirements and requires that any network connected software system or service must meet the VA Critical Security Controls as outlined in the VA Memorandum, “VA Security Controls”, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010.  VA Critical Security Controls identify the minimum mandatory requirements that must be implemented across all VA enterprise infrastructure, cloud computing environments, information systems, networks, and specialized devices (medical devices/systems, special-purpose systems, and research scientific computing devices) that process, store, and/or transmit VA data.  Effective July 1, 2025, the Contractor shall implement these VA Critical Security Controls, within any network connected software system or service prior to being authorized for use in the VA.  This functional requirement is not negotiable, and Plan of Action & Milestones (POAM) will not be accepted in the event these controls cannot be implemented for new systems.  Critical Security Controls are intended to increase VA’s security posture and provide security and privacy risk visibility into the VA network and is not a new requirement.  The Contractor’s failure to maintain these VA Critical Controls after implementation will result in VA discontinuing the use of the system.

### FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)

The Contractor shall ensure Commercial Off-The-Shelf (COTS) product(s), software configuration and customization, and/or new software are Personal Identity Verification (PIV) card-enabled by accepting HSPD-12 PIV credentials using VA Enterprise Architecture (EA), and VA Identity and Access Management (IAM) approved Enterprise Technology Guidelines (ETG). The Contractor shall ensure all Contractor delivered applications and systems comply with the VA Identity, Credential, and Access Management policies and guidelines set forth in VA Handbook 6510 VA Identity and Access Management, VA Handbook 0735 Homeland Security Presidential Directive 12 (HSPD-12) Program, CISA Binding Operational Directive 23-01, and align with the Federal Identity, Credential, and Access Management Roadmap and Implementation Guidance v2.0.

The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with the National Institute of Standards and Technology (NIST) Special Publication (SP) 800-63-3, VA Handbook 6500, and VA IAM enterprise requirements for direct, assertion based authentication, and/or trust based authentication, as determined by the ETGs. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV card and/or Common Access Card (CAC), as determined by the business need.

The Contractor shall ensure all Contractor delivered applications and systems conform to the specific Identity and Access Management PIV requirements set forth in the Office of Management and Budget (OMB) Memoranda M-05-24, M-19-17, M-22-09, and NIST Federal Information Processing Standard (FIPS) 201-3. Contractor delivered applications and systems shall be on the FIPS 201 Approved Product List (APL). If the Contractor delivered application and system is not on the APL, the Contractor shall be responsible for taking the application and system through the FIPS 201 Evaluation Program.

The Contractor shall ensure all Contractor delivered applications and systems support:

- Automated provisioning and are able to use enterprise provisioning service.

- Interfacing with VA’s Master Person Index (MPI) to provision identity attributes, if the solution relies on VA user identities. MPI is the authoritative source for VA user identity data.

- The VA defined unique identity (Secure Identifier [SEC ID] / Integrated Control Number [ICN]).

- Multiple authenticators for a given identity and authenticators at every Authenticator Assurance Level (AAL) appropriate for the solution.

- Identity proofing for each Identity Assurance Level (IAL) appropriate for the solution.

- Federation for each Federation Assurance Level (FAL) appropriate for the solution, if applicable.

- Two-factor authentication (2FA) through an applicable design pattern as outlined in VA Enterprise Design Patterns.

- A Security Assertion Markup Language (SAML) implementation if the solution relies on assertion-based authentication. Additional assertion implementations, besides the required SAML assertion, may be provided as long as they are compliant with NIST SP 800-63-3 guidelines.

- Authentication/account binding based on trusted Hypertext Transfer Protocol (HTTP) headers if the solution relies on Trust based authentication.

- Role Based Access Control.

- Auditing and reporting capabilities.

- Compliance with VIEWS 00155984, PIV Logical Access Policy Clarification https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896.

The required Assurance Levels for this specific effort are Identity Assurance Level 3, Authenticator Assurance Level 3, and Federation Assurance Level 3.

### INTERNET PROTOCOL VERSION 6 (IPV6)

The Contractor solution shall support Internet Protocol Version 6 (IPv6) based upon the memo issued by the Office of Management and Budget (OMB) on November 19, 2020 (https://www.whitehouse.gov/wp-content/uploads/2020/11/M-21-07.pdf).  IPv6 technology, in accordance with the USGv6 Program (https://www.nist.gov/programs-projects/usgv6-program/usgv6-revision-1), NIST Special Publication (SP) 500-267B Revision 1 “USGv6 Profile” (https://doi.org/10.6028/NIST.SP.500-267Br1), and NIST SP 800-119 “Guidelines for the Secure Deployment of IPv6” (https://doi.org/10.6028/NIST.SP.800-119), compliance shall be included in all IT infrastructures, application designs, application development, operational systems and sub-systems, and their integration.  In addition to the above requirements, all devices shall support native IPv6 and dual stack (IPv6 / IPv4) connectivity without additional memory or other resources being provided by the Government, so that they can function in a mixed environment.  All public/external facing servers and services (e.g. web, email, DNS, ISP services, etc.) shall support native IPv6 and dual stack (IPv6 / IPv4) users and all internal infrastructure and applications shall communicate using native IPv6 and dual stack (IPv6 / IPv4) operations.

### TRUSTED INTERNET CONNECTION (TIC)

The Contractor solution shall meet the requirements outlined in Office of Management and Budget Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative“ (https://www.whitehouse.gov/wp-content/uploads/2019/09/M-19-26.pdf), VA Directive 6513 “Secure External Connections”, and shall comply with the TIC 3.0 Core Guidance Documents, including all Volumes and TIC Use Cases, found at the Cybersecurity & Infrastructure Security Agency (CISA) (https://www.cisa.gov/publication/tic-30-core-guidance-documents).  Any deviations must be approved by the VA TIC 3.0 Working Group at vaoisesatic30team@va.gov.

### STANDARD COMPUTER CONFIGURATION

The Contractor IT end user solution that is developed for use on standard VA computers shall be compatible with and be supported on the standard VA operating system, currently Windows 10 (64bit), Edge (Chromium based), and 365 Apps for enterprise.  Applications delivered to VA and intended to be deployed to Windows 10 workstations shall be delivered as a signed .msi package with switches for silent and unattended installation and updates shall be delivered in signed .msp file formats for easy deployment using Microsoft Endpoint Configuration Manager (CM) VA’s current desktop application deployment tool.  Signing of the software code shall be through a vendor provided certificate that is trusted by VA using a code signing authority such as Verizon/Cybertrust or Symantec/VeriSign.  The Contractor shall also ensure and certify that their solution functions as expected when used from a standard VA computer, with non-admin, standard user rights that have been configured using the United States Government Configuration Baseline (USGCB) and Defense Information Systems Agency (DISA) Secure Technical Implementation Guide (STIG) specific to the particular client operating system being used.

### VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)

The Contractor shall support VA efforts IAW the updated Veteran Focused Integration Process (VIP) and PLM. The major focus of the new VIP is on Governance and Reporting and is less prescriptive, with a focus on outcomes and continuous delivery of value. PLM is a framework that focuses on delivering functional products that provide the highest priority work to customers while delivering simplified, reliable, and practical solutions to the business, medical staff, and our Veterans.  The VIP Guide is a companion guide to the PLM Playbook and can be found at: https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371 and the PLM Playbook can be found at https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946.

VIP and PLM are the authoritative processes that IT projects must follow to ensure development and delivery of IT products.

The VIP Guide provides guidance for transitioning from project-centric to product-centric delivery.  The VIP guide applies to all OIT Office of Management and Budget (OMB) reportable products that are required to collect and report costs, schedules, risks, and other valuable information in VA PARS (whether products are procured or developed by VA) and any VA Information Technology project effort in Software Product Management (SPM) and Infrastructure Operations (IO), or their successors, that touch the VA network regardless of IT organizational alignment (whether it spends government funding from VA's Congressional IT Appropriation or any other appropriation).

The PLM Transformation Playbook details how OIT leadership expects Product Lines (PLs) to implement PLM, DevOps, and Lean-Agile principles, methods, practices, and techniques through levels of maturity.  The PLM Transformation Playbook applies to all IT products aligned to PLs in the Software Product Management, Infrastructure Operations and Product Engineering organizations within the OIT organization.

Others outside the referenced groups or organizations may use the VIP Guide and PLM Transformation Playbook for situational awareness as needed.

### PROCESS ASSET LIBRARY (PAL)

The Contractor shall perform their duties consistent with the processes defined in the OIT Process Asset Library (PAL).  The PAL scope includes the full spectrum of OIT functions and activities, such as project management, operations, service delivery, communications, acquisition, and resource management. PAL serves as an authoritative and informative repository of searchable processes, activities or tasks, roles, artifacts, tools and applicable standards and guides to assist the OIT workforce, Government and Contractor personnel. The Contractor shall follow the PAL processes to ensure compliance with policies and regulations and to meet VA quality standards.  The PAL includes the contractor onboarding process consistent with Section 6.2.2 and can be found at process_CONB_ext.docx (live.com).  The main PAL can be accessed at www.va.gov/process.

### AUTHORITATIVE DATA SOURCES

The VA Enterprise Architecture Repository (VEAR) is one component within the overall EA that establishes the common framework for data taxonomy for describing the data architecture used to develop, operate, and maintain enterprise applications.  The Contractor shall comply with the department’s Authoritative Data Source (ADS) requirement that VA systems, services, and processes throughout the enterprise shall access VA data solely through official VA ADSs where applicable, see below.  The Information Classes which compose each ADS are located in the VEAR, in the Data & Information domain.   The Contractor shall ensure that all delivered applications and system solutions support:

- Interfacing with VA’s Master Person Index (MPI) (formerly the Master Veteran Index (MVI)) to provision identity attributes, if the solution relies on VA user identities.  MPI is the authoritative source for VA user identity data.

- Interfacing with Capital Asset Inventory (CAI) to conduct real property record management actions, if the solution relies on real property records data.  CAI is the authoritative source for VA real property record management data.

- Interfacing with electronic Contract Management System (eCMS) for access to contract, contract line item, purchase requisition, offering vendor and vendor, and solicitation information above the micro-purchase threshold, if the solution relies on procurement data.  ECMS is the authoritative source for VA procurement actions data.

- Interfacing with HRSmart Human Resources Information System to conduct personnel action processing, on-boarding, benefits management, and compensation management, if the solution relies on personnel data.  HRSmart is the authoritative source for VA personnel information data.

- Interfacing with VA Profile to access personal contact information, if the solution relies on VA Veteran personal contact information data.  VA Profile is the authoritative source for VA Veteran Personal Contact Data.

- Interfacing with VA/Department of Defense (DoD) Identity Repository (VADIR) for determining eligibility for VA benefits under Title 38, if the solution relies on qualifying active duty military service data.  VADIR is the authoritative source for Qualifying Active Duty military service in VA.

- Interfacing with VA Systems Inventory (VASI) to access VA systems information, if the solution relies on VA system information. VASI is the authoritative source for VA Information Technology systems.

- Interfacing with Enterprise Mission Assurance Support Service (eMASS) to access the Authority to Operate (ATO) status of all VA Information Systems. eMASS contains the official Authority to Operate (ATO) status of all VA Information Systems.

### SOCIAL SECURITY NUMBER (SSN) REDUCTION

The Contractor solution shall support the Social Security Number (SSN) Fraud Prevention Act (FPA) of 2017 which prohibits the inclusion of SSNs on any document sent by mail.  The Contractor support shall also be performed in accordance with Section 240 of the Consolidated Appropriations Act (CAA) 2018, enacted March 23, 2018, which mandates VA to discontinue using SSNs to identify individuals in all VA information systems as the Primary Identifier.  The Contractor shall ensure that any new IT solution discontinues the use of SSN as the Primary Identifier to replace the SSN with the ICN in all VA information systems for all individuals.  The Contractor shall ensure that all Contractor delivered applications and systems integrate with the VA Master Person Index (MPI) for identity traits to include the use of the ICN as the Primary Identifier. The Contractor solution may only use a Social Security Number to identify an individual in an information system if and only if the use of such number is required to obtain information VA requires from an information system that is not under the jurisdiction of VA.

### SOFTWARE AND LICENSING REQUIREMENTS

Not Applicable

## SECURITY AND PRIVACY REQUIREMENTS

### POSITION/TASK RISK DESIGNATION LEVEL(S)

In accordance with VA Handbook 0710, Personnel Security and Suitability Program, the position sensitivity and the level of background investigation commensurate with the required level of access for the following tasks within the PWS are:

# Position Sensitivity and Background Investigation Requirements by Task

| Task Number | Tier 1 / Low Risk | Tier 2 / Moderate Risk | Tier 4 / High Risk |
| --- | --- | --- | --- |
| 5.1 |  |  |  |
| 5.2 |  |  |  |
| 5.3 |  |  |  |
| 5.4 |  |  |  |
| 5.5 |  |  |  |
| 5.6 |  |  |  |
| 5.7 |  |  |  |
| 5.8 |  |  |  |
| 5.9 |  |  |  |
| 5.10 |  |  |  |
| 5.11 |  |  |  |
| 5.12 |  |  |  |

The Tasks identified above and the resulting Position Sensitivity and Background Investigation requirements identify, in effect, the Background Investigation requirements for Contractor individuals, based upon the tasks the particular Contractor individual will be working.  The submitted Contractor Staff Roster must indicate the required Background Investigation Level for each Contractor individual based upon the tasks the Contractor individual will be working, in accordance with their submitted proposal.

### CONTRACTOR PERSONNEL SECURITY REQUIREMENTS

Contractor Responsibilities:

- The Contractor shall prescreen all personnel requiring access to the computer systems to ensure they maintain the appropriate Background Investigation, and are able to read, write, speak, and understand the English language.

Within 3 business days after award, the Contractor shall provide a roster of Contractor and Subcontractor employees to the COR to begin their background investigations in accordance with the PAL template artifact.  The Contractor Staff Roster shall contain the Contractor’s Full Name, Date of Birth, Place of Birth, individual background investigation level requirement (based upon Section 6.2 Tasks), etc.  The Contractor shall submit full Social Security Numbers either within the Contractor Staff Roster or under separate cover to the COR.  The Contractor Staff Roster shall be updated and provided to VA within 1 day of any changes in employee status, training certification completion status, Background Investigation level status, additions/removal of employees, etc. throughout the Period of Performance.  The Contractor Staff Roster shall remain a historical document indicating all past information and the Contractor shall indicate in the Comment field, employees no longer supporting this contract.  The preferred method to send the Contractor Staff Roster or Social Security Number is by encrypted e-mail. If unable to send encrypted e-mail, other methods which comply with FIPS 140-2 are to encrypt the file, use a secure fax, or use a traceable mail service.

- The Contractor should coordinate with the location of the nearest VA fingerprinting office through the COR.  Only electronic fingerprints are authorized.  The Contractor shall bring their completed Security and Investigations Center (SIC) Fingerprint request form with them (see paragraph d.4. below) when getting fingerprints taken.

- The Contractor shall ensure the following required forms are submitted to the COR within 5 days after contract award:

- Optional Form 306

- Self-Certification of Continuous Service

- VA Form 0710

- Completed SIC Fingerprint Request Form

The Contractor personnel shall submit all required information related to their background investigations (completion of the investigation documents (SF85, SF85P, or SF 86) utilizing the Office of Personnel Management’s (OPM) Electronic Questionnaire for Investigations Processing (e-QIP) after receiving an email notification from the Security and Investigation Center (SIC).

The Contractor employee shall certify and release the e-QIP document, print, and sign the signature pages, and send them encrypted to the COR for electronic submission to the SIC.  These documents shall be submitted to the COR within 3 business days of receipt of the e-QIP notification email.  (Note:  OPM is moving towards a “click to sign” process.  If click to sign is used, the Contractor employee should notify the COR within 3 business days that documents were signed via e-QIP).

- The Contractor shall be responsible for the actions of all personnel provided to work for VA under this contract.  In the event that damages arise from work performed by Contractor provided personnel, under the auspices of this contract, the Contractor shall be responsible for all resources necessary to remedy the incident.

- A Contractor may be granted unescorted access to VA facilities and/or access to VA Information Technology resources (network and/or protected data) with a favorably adjudicated Special Agreement Check (SAC), completed training delineated in VA Handbook 6500.6 (Appendix C, Section 9), signed “Contractor Rules of Behavior”, and with a valid, operational PIV credential for PIV-only logical access to VA’s network.  A PIV card credential can be issued once your SAC has been favorably adjudicated and your background investigation has been scheduled by OPM.  However, the Contractor will be responsible for the actions of the Contractor personnel they provide to perform work for VA.  The investigative history for Contractor personnel working under this contract must be maintained in the database of OPM.

- The Contractor, when notified of an unfavorably adjudicated background investigation on a Contractor employee as determined by the Government, shall withdraw the employee from consideration in working under the contract.

Failure to comply with the Contractor personnel security investigative requirements may result in loss of physical and/or logical access to VA facilities and systems by Contractor and Subcontractor employees and/or termination of the contract for default.

Identity Credential Holders must follow all HSPD-12 policies and procedures as well as use and protect their assigned identity credentials in accordance with VA policies and procedures, displaying their badges at all times, and returning the identity credentials upon termination of their relationship with VA.

Deliverable:

- Contractor Staff Roster

## METHOD AND DISTRIBUTION OF DELIVERABLES

The Contractor shall deliver documentation in electronic format, unless otherwise directed in Section B of the solicitation/contract.  Acceptable electronic media include: Microsoft 365 suite, MS Word, MS Excel, MS PowerPoint, MS Project, MS Access, MS Visio, AutoCAD, and Adobe Postscript Data Format (PDF).

## PERFORMANCE METRICS

The table below defines the Performance Standards and Acceptable Levels of Performance associated with this effort.

| Performance Objective | Performance Standard | Acceptable Levels of Performance |
| --- | --- | --- |
| - Technical / Quality of Product or Service | - Demonstrates understanding of requirements - Efficient and effective in meeting requirements - Meets technical needs and mission requirements - Provides quality services/products - Incorporates “ease of use” Human Centered Design principles in any software developed. | Satisfactory or higher |
| - Project Milestones and Schedule | - Established milestones and project dates are met - Products completed, reviewed, delivered in accordance with the established schedule - Notifies customer in advance of potential problems | Satisfactory or higher |
| - Cost & Staffing | - Currency of expertise and staffing levels appropriate to perform tasks required - Personnel possess necessary knowledge, skills, and abilities to perform tasks | Satisfactory or higher |
| - Management | - Integration and coordination of all activities to execute effort | Satisfactory or higher |

The COR will utilize a Quality Assurance Surveillance Plan (QASP) throughout the life of the contract to ensure that the Contractor is performing the services required by this PWS in an acceptable level of performance.  The Government reserves the right to alter or change the surveillance methods in the QASP at its own discretion.  A Performance Based Service Assessment will be used by the COR in accordance with the QASP to assess Contractor performance.

.

## FACILITY/RESOURCE PROVISIONS

The primary place of contract performance shall be the Contractor’s site. The Government will provide office space, telephone service and system access when authorized contract staff work at a Government location as required in order to accomplish the Tasks associated with this PWS.  All procedural guides, reference materials, and program documentation for the project and other Government applications will also be provided on an as-needed basis.

The Contractor shall request other Government documentation deemed pertinent to the work accomplishment directly from the Government officials with whom the Contractor has contact.  The Contractor shall consider the COR as the final source for needed Government documentation when the Contractor fails to secure the documents by other means.  The Contractor is expected to use common knowledge and resourcefulness in securing all other reference materials, standard industry publications, and related materials that are pertinent to the work.

VA may provide remote access to VA specific systems/network in accordance with VA Handbook 6500, which requires the use of a VA approved method to connect external equipment/systems to VA’s network.  Citrix Access Gateway (CAG) is the current and only VA approved method for remote access users when using or manipulating VA information for official VA Business.  VA permits CAG remote access through approved Personally Owned Equipment (POE) and Other Equipment (OE) provided the equipment meets all applicable 6500 Handbook requirements for POE/OE.  All of the security controls required for Government furnished equipment (GFE) must be utilized in approved POE or OE.   The Contractor shall provide proof to the COR for review and approval that their POE or OE meets the VA Handbook 6500 requirements and VA Handbook 6500.6 Appendix C, herein incorporated as Addendum B, before use. CAG authorized users shall not be permitted to copy, print, or save any VA information accessed via CAG at any time.  VA prohibits remote access to VA’s network from non-North Atlantic Treaty Organization (NATO) countries.   The exception to this are countries where VA has approved operations established (e.g. Philippines and South Korea).  Exceptions are determined by the COR in coordination with the Information Security Officer (ISO) and Privacy Officer (PO).

This remote access may provide access to VA specific software such as Veterans Health Information System and Technology Architecture (VistA), ClearQuest, PAL, Primavera, and Remedy, including appropriate seat management and user licenses, depending upon the level of access granted.  The Contractor shall utilize government-provided software development and test accounts, documents, and requirements repositories, etc. as required for the development, storage, maintenance, and delivery of products within the scope of this effort.  The Contractor shall not transmit, store, or otherwise maintain sensitive data or products in Contractor systems (or media) within the VA firewall IAW VA Handbook 6500.6 dated March 12, 2010.  All VA sensitive information shall be protected at all times in accordance with VA Handbook 6500, local security field office System Security Plans (SSP’s) and Authority to Operate (ATO)’s for all systems/LAN’s accessed while performing the tasks detailed in this PWS.  The Contractor shall ensure all work is performed in countries deemed not to pose a significant security risk.  For detailed Security and Privacy Requirements (additional requirements of the contract consolidated into an addendum for easy reference) refer to ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED and ADDENDUM B - VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE.

## GOVERNMENT FURNISHED PROPERTY

The Government has multiple remote access solutions available to include Citrix Access Gateway (CAG), AVD, Site-to-Site Virtual Private Network (VPN), and RESCUE VPN.

The Government’s issuance of Government Furnished Equipment (GFE) is limited to Contractor personnel requiring direct access to the network to: development environments; install, configure and run Technical Reference Model (TRM) approved software and tools (e.g., Oracle, Fortify, Eclipse, SoapUI, WebLogic, LoadRunner); upload/download/ manipulate code, run scripts, and apply patches; configure and change system settings; check logs, troubleshoot/debug, and test/QA.

When necessary, the Government will furnish desktops or laptops, for use by the Contractor to access VA networks, systems, or applications to meet the requirements of this PWS. The overarching goal is to determine the most cost-effective approach to providing needed access to the VA environment coupled with the need to ensure proper Change Management principles are followed. Contractor personnel shall adhere to all VA system access requirements for on-site and remote users in accordance with VA standards, local security regulations, policies, and rules of behavior. GFE shall be approved by the COR and Program Manager on a case-by-case basis prior to issuance.

Based upon the Government assessment of remote access solutions and requirements of this effort, the Government estimates that the following GFE will be required by this effort:

- 300 laptops

The Government will not provide IT accessories including but not limited to Mobile Wi-Fi hotspots/wireless access points, additional or specialized keyboards or mice, laptop bags, extra charging cables, extra Personal Identity Verification card readers, peripheral devices, or additional Random Access Memory (RAM). The Contractor is responsible for providing these types of IT accessories in support of this effort as necessary and any VA installation required for these IT accessories shall be coordinated with the COR.

Additionally, the Contractor shall provide a status of all reportable GFE as part of the Monthly Status Report as required by PWS paragraph 5.1.  For purposes of this report, reportable GFE includes equipment that is furnished by the Government as tangible “personal” property which the Contractor takes possession of, physically leaves a Government facility, and needs to be returned the end of Contractor performance.  The following information shall be provided for each piece of GFE:

- Name of Contractor employee assigned to the GFE

- Type of Equipment (Make and Model)

- Tracking Number/Serial Number

- VA Bar Code

- Location

- Value

- Total Value of Equipment

- Anticipated Transfer Date to Government

- Anticipated Transfer Location

## ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED

Cyber and Information Security Requirements for VA IT Services

The Contractor shall ensure adequate LAN/Internet, data, information, and system security in accordance with VA standard operating procedures and standard PWS language, conditions, laws, and regulations.  The Contractor’s firewall and web server shall meet or exceed VA minimum requirements for security.  All VA data shall be protected behind an approved firewall.  Any security violations or attempted violations shall be reported to the VA Program Manager and VA Information Security Officer as soon as possible.  The Contractor shall follow all applicable VA policies and procedures governing information security, especially those that pertain to assessment and authorization and continuous monitoring.

Contractor supplied equipment, PCs of all types, equipment with hard drives, etc. for contract services must meet all security requirements that apply to Government Furnished Equipment (GFE) and Government Owned Equipment (GOE).  Security Requirements include:  a) VA Approved Encryption Software must be installed on all laptops or mobile devices before placed into operation, b) Bluetooth equipped devices are prohibited within VA; Bluetooth must be permanently disabled or removed from the device, unless the connection uses FIPS 140-2 (or its successor) validated encryption, c) VA approved anti-virus and firewall software, d) Equipment must meet all VA sanitization requirements and procedures before disposal.  The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems.

Each documented initiative under this contract incorporates VA Handbook 6500.6, “Contract Security,” March 12, 2010 (Appendix C updated April 22, 2024) by reference as though fully set forth therein.  The VA Handbook 6500.6, “Contract Security” shall also be included in every related agreement, contract, or order.  The VA Handbook 6500.6, Appendix C, is included in this document as Addendum B.

Training requirements:  The Contractor shall complete all mandatory training courses on the current VA training site, the VA Talent Management System (TMS) 2.0, and will be tracked therein.  The TMS 2.0 may be accessed at https://www.tms.va.gov/SecureAuth35/. If you do not have a TMS 2.0 profile, go to

https://www.tms.va.gov/SecureAuth35/ and click on the “Create New User” link on the TMS 2.0 to gain access.

Contractor employees shall complete a VA Systems Access Agreement if they are provided access privileges as an authorized user of the computer system of VA.

VA Enterprise Architecture Compliance

The applications, supplies, and services furnished under this contract must comply with VA Enterprise Architecture (EA), available at http://www.ea.oit.va.gov/index.asp in force at the time of issuance of this contract, including the Program Management Plan and VA's rules, standards, and guidelines in the Technical Reference Model/Standards Profile (TRMSP).  VA reserves the right to assess contract deliverables for EA compliance prior to acceptance.

VA Internet and Intranet Standards

The Contractor shall adhere to and comply with VA Directive 6102 and VA’s Web Governance if the Contractor’s work includes building and maintaining VA’s digital presence.  This pertains, but is not limited to: websites, social media, creating announcements; collecting information; databases to be accessed, graphics and links to external sites.

Internet/Intranet Services Directive 6102 is posted at (copy and paste the following URL to browser):  https://www.va.gov/vapubs/viewPublication.asp?Pub_ID=1056&FType=2

VA Web Governance website can be found at Home - VA Web Governance.

Notice of the Federal Accessibility Law Affecting All Information and Communication Technology (ICT) Procurements (Section 508)

On January 18, 2017, the Access Board issued a final rule that updated accessibility requirements covered by Section 508 and refreshed guidelines for telecommunications equipment subject to Section 255 of the Communications Act.  The final rule went into effect on January 18, 2018.  The revisions and updates to the Section 508-based standards and Section 255-based guidelines are intended to ensure that information and communication technology (ICT) covered by the respective statutes is accessible to and usable by individuals with disabilities.

Section 508 – Information and Communication Technology (ICT) Standards

The Section 508 standards established by the Access Board are incorporated into, and made part of all VA orders, solicitations and purchase orders developed to procure ICT.  These standards are found in their entirety at: Revised 508 Standards and 255 Guidelines (access-board.gov).  A single PDF file version of the Revised Section 508 Standards and 255 Guidelines will be supplied upon request, or can be obtained from the Access Board website.  Federal agencies must comply with the Rehabilitation Act of 1973, as amended.

The Contractor shall comply with “508 Chapter 2: Scoping Requirements” for all electronic ICT and content delivered under this contract. Specifically, as appropriate for the technology and its functionality, the Contractor shall comply with the technical standards marked here:

E205 Electronic Content – (Accessibility Standard -WCAG 2.0 Level A and AA Guidelines)

E204 Functional Performance Criteria

E206 Hardware Requirements

E207 Software Requirements

E208 Support Documentation and Services Requirements

Compatibility with Assistive Technology

The standards do not require installation of specific accessibility-related software or attachment of an assistive technology device. Section 508 requires that ICT be compatible with such software and devices so that ICT can be accessible to and usable by individuals using assistive technology, including but not limited to screen readers, screen magnifiers, and speech recognition software.

Acceptance and Acceptance Testing

Deliverables resulting from this solicitation will be accepted based in part on satisfaction of the Section 508 Chapter 2: Scoping Requirements standards identified above.

The Government reserves the right to test for Section 508 Compliance before delivery.  The Contractor shall be able to demonstrate Section 508 Compliance upon delivery.

Physical Security & Safety Requirements:

The Contractor and their personnel shall follow all VA policies, standard operating procedures, applicable laws and regulations while on VA property.  Violations of VA regulations and policies may result in citation and disciplinary measures for persons violating the law.

- The Contractor and their personnel shall wear visible identification at all times while they are on the premises.

- VA does not provide parking spaces at the work site; the Contractor must obtain parking at the work site if needed.  It is the responsibility of the Contractor to park in the appropriate designated parking areas.  VA will not invalidate or make reimbursement for parking violations of the Contractor under any conditions.

- Smoking is prohibited inside/outside any building other than the designated smoking areas.

- Possession of weapons is prohibited.

- The Contractor shall obtain all necessary licenses and/or permits required to perform the work, with the exception of software licenses that need to be procured from a Contractor or vendor in accordance with the requirements document.  The Contractor shall take all reasonable precautions necessary to protect persons and property from injury or damage during the performance of this contract.

Confidentiality and Non-Disclosure

The Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations.

The Contractor may have access to Protected Health Information (PHI) and Electronic Protected Health Information (EPHI) that is subject to protection under the regulations issued by the Department of Health and Human Services, as mandated by the Health Insurance Portability and Accountability Act of 1996 (HIPAA); 45 CFR Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 CFR Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”).  Pursuant to the Privacy and Security Rules, the Contractor must agree in writing to certain mandatory provisions regarding the use and disclosure of PHI and EPHI.

- The Contractor will have access to some privileged and confidential materials of VA.  These printed and electronic documents are for internal use only, are not to be copied or released without permission, and remain the sole property of VA.  Some of these materials are protected by the Privacy Act of 1974 (revised by PL 93-5791) and Title 38.  Unauthorized disclosure of Privacy Act or Title 38 covered materials is a criminal offense.

- The VA CO will be the sole authorized official to release in writing, any data, draft deliverables, final deliverables, or any other written or printed materials pertaining to this contract. The Contractor shall release no information.  Any request for information relating to this contract presented to the Contractor shall be submitted to the VA CO for response.

- Contractor personnel recognize that in the performance of this effort, Contractor personnel may receive or have access to sensitive information, including information provided on a proprietary basis by carriers, equipment manufacturers and other private or public entities.  Contractor personnel agree to safeguard such information and use the information exclusively in the performance of this contract.  Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations as enumerated in this section and elsewhere in this Contract and its subparts and appendices.

- Contractor shall limit access to the minimum number of personnel necessary for contract performance for all information considered sensitive or proprietary in nature.  If the Contractor is uncertain of the sensitivity of any information obtained during the performance this contract, the Contractor has a responsibility to ask the VA CO.

- Contractor shall train all of their employees involved in the performance of this contract on their roles and responsibilities for proper handling and nondisclosure of sensitive VA or proprietary information.  Contractor personnel shall not engage in any other action, venture or employment wherein sensitive information shall be used for the profit of any party other than those furnishing the information. The sensitive information transferred, generated, transmitted, or stored herein is for VA benefit and ownership alone.

- Contractor shall maintain physical security at all facilities housing the activities performed under this contract, including any Contractor facilities according to VA-approved guidelines and directives.  The Contractor shall ensure that security procedures are defined and enforced to ensure all personnel who are provided access to patient data must comply with published procedures to protect the privacy and confidentiality of such information as required by VA.

- Contractor must adhere to the following:

- The use of “thumb drives” or any other medium for transport of information is expressly prohibited.

- Controlled access to system and security software and documentation.

- Recording, monitoring, and control of passwords and privileges.

- All terminated personnel are denied physical and electronic access to all data, program listings, data processing equipment and systems.

- VA, as well as any Contractor (or Subcontractor) systems used to support development, provide the capability to cancel immediately all access privileges and authorizations upon employee termination.

- Contractor PM and VA PM are informed within twenty-four (24) hours of any employee termination.

- Acquisition sensitive information shall be marked "Acquisition Sensitive" and shall be handled as "For Official Use Only (FOUO)".

- Contractor does not require access to classified data.

- Regulatory standard of conduct governs all personnel directly and indirectly involved in procurements.  All personnel engaged in procurement and related activities shall conduct business in a manner above reproach and, except as authorized by statute or regulation, with complete impartiality and with preferential treatment for none.  The general rule is to strictly avoid any conflict of interest or even the appearance of a conflict of interest in VA/Contractor relationships.

- VA Form 0752 shall be completed by all Contractor employees working on this contract, and shall be provided to the CO before any work is performed.  In the case that Contractor personnel are replaced in the future, their replacements shall complete VA Form 0752 prior to beginning work.

INFORMATION TECHNOLOGY USING ENERGY-EFFICIENT PRODUCTS

N/A.

EPEAT

N/A

ENERGY STAR

N/A

FEMP

# ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE

NOTE: In the event of a conflict, VAAR Security Clauses take precedence over the language in this Addendum B.

APPLICABLE PARAGRAPHS TAILORED FROM: VA NOTICE 24-12, APRIL 22, 2024, UPDATE TO VA HANDBOOK 6500.6, CONTRACT SECURITY, APPENDIX C VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE, FOR INCLUSION INTO CONTRACTS, AS APPROPRIATE

GENERAL

This entire section applies to all acquisitions requiring any Information Security and Privacy language. Contractors, contractor personnel, Subcontractors and subcontractor personnel will be subject to the same federal laws, regulations, standards, VA directives and handbooks, as VA personnel regarding information and information system security and privacy.

VA INFORMATION CUSTODIAL LANGUAGE

  - The Government shall receive unlimited rights to data/intellectual property first produced and delivered in the performance of this contract or order (hereinafter “contract”) unless expressly stated otherwise in this contract. This includes all rights to source code and all documentation created in support thereof. The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General. The primary clause used to define computer software license (not data/intellectual property first produced under this Contractor or order) is FAR 52.227-19, Commercial Computer Software License.

  - Information made available to the Contractor by VA for the performance or administration of this contract will be used only for the purposes specified in the service agreement, SOW, PWS, PD, and/or contract. The Contractor shall not use VA information in any other manner without prior written approval from a VA Contracting Officer (CO). The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General.

  - VA information will not be co-mingled with any other data on the Contractor’s information systems or media storage systems. The Contractor shall ensure compliance with Federal and VA requirements related to data protection, data encryption, physical data segregation, logical data segregation, classification requirements and media sanitization.

  - VA reserves the right to conduct scheduled or unscheduled audits, assessments, or investigations of Contractor IT resources to ensure information security is compliant with Federal and VA requirements. The Contractor shall provide all necessary access to records (including electronic and documentary materials related to the contracts and subcontracts) and support (including access to Contractor and Subcontractor staff associated with the contract) to VA, VA's Office Inspector General (OIG), and/or Government Accountability Office (GAO) staff during periodic control assessments, audits, or investigations.

  - The Contractor may only use VA information within the terms of the contract and applicable Federal law, regulations, and VA policies. If new Federal information security laws, regulations or VA policies become applicable after execution of the contract, the parties agree to negotiate contract modification and adjustment necessary to implement the new laws, regulations, and/or policies.

  - The Contractor shall not make copies of VA information except as specifically authorized and necessary to perform the terms of the contract. If copies are made for restoration purposes, after the restoration is complete, the copies shall be destroyed in accordance with VA Directive 6500, VA Cybersecurity Program and VA Information Security Knowledge Service.

  - If a Veterans Health Administration (VHA) contract is terminated for default or cause with a business associate, the related local Business Associate Agreement (BAA) shall also be terminated and actions taken in accordance with VHA Directive 1605.05, Business Associate Agreements. If there is an executed national BAA associated with the contract, VA will determine what actions are appropriate and notify the contractor.

  - The Contractor shall store and transmit VA sensitive information in an encrypted form, using VA-approved encryption tools which are, at a minimum, Federal Information Processing Standards (FIPS) 140-2, Security Requirements for Cryptographic Modules (or its successor) validated and in conformance with VA Information Security Knowledge Service requirements. The Contractor shall transmit VA sensitive information using VA approved Transport Layer Security (TLS) configured with FIPS based cipher suites in conformance with National Institute of Standards and Technology (NIST) 800-52, Guidelines for the Selection, Configuration and Use of Transport Layer Security (TLS) Implementations.

  - The Contractor’s firewall and web services security controls, as applicable, shall meet or exceed VA’s minimum requirements.

  - Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the Contractor may use and disclose VA information only in two situations: (i) in response to a qualifying order of a court of competent jurisdiction after notification to VA CO (ii) with written approval from the VA CO. The Contractor shall refer all requests for, demands for production of or inquiries about, VA information and information systems to the VA CO for response.

  - Notwithstanding the provision above, the Contractor shall not release VA records protected by Title 38 U.S.C. § 5705, Confidentiality of medical quality-assurance records and/or Title 38 U.S.C. § 7332, Confidentiality of certain medical records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse or infection with Human Immunodeficiency Virus (HIV). If the Contractor is in receipt of a court order or other requests for the above-mentioned information, the Contractor shall immediately refer such court order or other requests to the VA CO for response.

  - Information made available to the Contractor by VA for the performance or administration of this contract or information developed by the Contractor in performance or administration of the contract will be protected and secured in accordance with VA Directive 6500 and Identity and Access Management (IAM) Security processes specified in the VA Information Security Knowledge Service.

  - Any data destruction done on behalf of VA by a Contractor shall be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management, VA Handbook 6300.1, Records Management Procedures, and applicable VA Records Control Schedules.

  - The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Directive 6500 and NIST 800-88, Guidelines for Media Sanitization prior to termination or completion of this contract. If directed by the COR/CO, the Contractor shall return all Federal Records to VA for disposition.

  - Any media, such as paper, magnetic tape, magnetic disks, solid state devices or optical discs that is used to store, process, or access VA information that cannot be destroyed shall be returned to VA. The Contractor shall hold the appropriate material until otherwise directed by the Contracting Officer’s Representative (COR) or CO. Items shall be returned securely via VA-approved methods. VA sensitive information must be transmitted utilizing VA-approved encryption tools which are validated under FIPS 140-2 (or its successor) and NIST 800-52. If mailed, the Contractor shall send via a trackable method (USPS, UPS, FedEx, etc.) and immediately provide the COR/CO with the tracking information. Self-certification by the Contractor that the data destruction requirements above have been met shall be sent to the COR/CO within 30 business days of termination of the contract.

  - All electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) used to store, process or access VA information will not be returned to the Contractor at the end of lease, loan, or trade-in. Exceptions to this paragraph will only be granted with the written approval of the VA CO.

ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

  - A Contractor/Subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees and subcontractors only to the extent necessary to perform the services specified in the solicitation or contract. This includes indirect entities, both affiliate of Contractor/Subcontractor and agent of Contractor/Subcontractor

  - Contractors and subcontractors shall sign the VA Information Security Rule of Behavior (ROB) before access is provided to VA information and information systems (see Section 4, Training, below). The ROB contains the minimum user compliance requirements and does not supersede any policies of VA facilities or other agency components which provide higher levels of protection to VA’s information or information systems. Users who require privileged access shall complete the VA elevated privilege access request processes before privileged access is granted.

  - All Contractors and Subcontractors working with VA information are subject to the same security investigative and clearance requirements as those of VA appointees or employees who have access to the same types of information. The level and process of background security investigations for contractors shall be in accordance with VA Directive and Handbook 0710, Personnel Suitability and Security Program. The Office of Human Resources and Administration/Operations, Security and Preparedness (HRA/OSP) is responsible for these policies and procedures. Contract personnel who require access to classified information or information systems shall have an appropriate security clearance. Verification of a Security Clearance shall be processed through the Special Security Officer located in HRA/OSP. Contractors shall conform to all requirements stated in the National Industrial Security Program Operating Manual (NISPOM).

  - All Contractors and subcontractors shall comply with conditions specified in VAAR 852.204-71(d); Contractor operations required to be in United States. All Contractors and Subcontractors working with VA information must be permanently located within a jurisdiction subject to the law of the United States or its Territories to the maximum extent feasible. If services are proposed to be performed abroad the Contractor must state where all non-U.S. services are provided. The Contractor shall deliver to VA a detailed plan specifically addressing communications, personnel control, data protection and potential legal issues. The plan shall be approved by the COR/CO in writing prior to access being granted.

  - The Contractor shall notify the COR/CO in writing immediately (no later than 24 hours) after personnel separation or occurrence of other causes. Causes may include the following:

    - Contractor/Subcontractor personnel no longer has a need for access to VA information or VA information systems.

    - Contractor/Subcontractor personnel are terminated, suspended, or otherwise has their work on a VA project discontinued for any reason.

    - Contractor believes their own personnel or Subcontractor personnel may pose a threat to their company’s working environment or to any company-owned property. This includes Contractor-owned assets, buildings, confidential data, customers, employees, networks, systems, trade secrets and/or VA data.

    - Any previously undisclosed changes to Contractor/Subcontractor background history are brought to light, including but not limited to changes to background investigation or employee record.

    - Contractor/Subcontractor personnel have their authorization to work in the United States revoked.

    - Agreement by which Contractor provides products and services to VA has either been fulfilled or terminated, such that VA can cut off electronic and/or physical access for Contractor personnel.

  - In such cases of contract fulfillment, termination, or other causes; the Contractor shall take the necessary measures to immediately revoke access to VA network, property, information, and information systems (logical and physical) by Contractor/Subcontractor personnel. These measures include (but are not limited to): removing and then securing Personal Identity Verification (PIV) badges and PIV – Interoperable (PIV-I) access badges, VA-issued photo badges, credentials for VA facilities and devices, VA-issued laptops, and authentication tokens. Contractors shall notify the appropriate VA COR/CO immediately to initiate access removal.

  - Contractors/Subcontractors who no longer require VA accesses will return VA-issued property to VA. This property includes (but is not limited to): documents, electronic equipment, keys, and parking passes. PIV and PIV-I access badges shall be returned to the nearest VA PIV Badge Issuance Office. Once they have had access to VA information, information systems, networks and VA property in their possessions removed, Contractors shall notify the appropriate VA COR/CO.

TRAINING

- All contractors and subcontractors requiring access to VA information and VA information systems shall successfully complete the following before being granted access to VA information and its systems:

  - VA Privacy and Information Security Awareness and Rules of Behavior course (Talent Management System (TMS) #10176) initially and annually thereafter.

  - Sign and acknowledge (electronically through TMS #10176) understanding of and responsibilities for compliance with the Organizational Rules of Behavior, relating to access to VA information and information systems initially and annually thereafter; and

  - Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system or information access [to be defined by the VA program official and provided to the VA CO for inclusion in the solicitation document – i.e., any role-based information security training].

- The Contractor shall provide to the COR/CO a copy of the training certificates and certification of signing the Organizational Rules of Behavior for each applicable employee within five days of the initiation of the contract and annually thereafter, as required.

- Failure to complete the mandatory annual training is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the required training is complete.

SECURITY INCIDENT INVESTIGATION

  - The Contractor, Subcontractor, their employees, or business associates shall immediately (within one hour) report suspected security / privacy incidents to the VA OIT’s Enterprise Service Desk (ESD) by calling (855) 673-4357 (TTY: 711). The ESD is OIT’s 24/7/365 single point of contact for IT-related issues. After reporting to the ESD, the Contractor, Subcontractor, their employees, or business associates shall, within one hour, provide the COR/CO the incident number received from the ESD.

  - To the extent known by the Contractor/Subcontractor, the Contractor/Subcontractor’s notice to VA shall identify the information involved and the circumstances surrounding the incident, including the following:

    - The date and time (or approximation of) the Security Incident occurred.

    - The names of individuals involved (when applicable).

    - The physical and logical (if applicable) location of the incident.

    - Why the Security Incident took place (i.e., catalyst for the failure).

    - The amount of data belonging to VA believed to have been compromised.

    - The remediation measures the Contractor is taking to ensure no future incidents of a similar nature.

  - After the Contractor has provided the initial detailed incident summary to VA, they will continue to provide written updates on any new and relevant circumstances or facts they discover. The Contractor, Subcontractor, and their employes shall fully cooperate with VA or third-party entity performing an independent risk analysis on behalf of VA. Failure to cooperate may be deemed a material breach and grounds for contract termination.

  - VA IT Contractors shall follow VA Handbook 6500, Risk Management Framework for VA Information Systems VA Information Security Program, and VA Information Security Knowledge Service guidance for implementing an Incident Response Plan or integrating with an existing VA implementation.

  - In instances of theft or break-in or other criminal activity, the Contractor/Subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG and the VA Office of Security and Law Enforcement. The Contractor, its employees, and its Subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident. The Contractor/Subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

  - The Contractor shall comply with VA Handbook 6500.2, Management of Breaches Involving Sensitive Personal Information, which establishes the breach management policies and assigns responsibilities for the oversight, management and reporting procedures associated with managing of breaches.

  - With respect to unsecured Protected Health Information (PHI), the Contractor is deemed to have discovered a data breach when the Contractor knew or should have known of breach of such information. When a business associate is part of VHA contract, notification to the covered entity (VHA) shall be made in accordance with the executed BAA.

  - If the Contractor or any of its agents fails to protect VA sensitive personal information or otherwise engages in conduct which results in a data breach involving any VA sensitive personal information the Contractor/Subcontractor processes or maintains under the contract; the Contractor shall pay liquidated damages to the VA as set forth in clause 852.211-76, Liquidated Damages—Reimbursement for Data Breach Costs.

INFORMATION SYSTEM DESIGN AND DEVELOPMENT

- Information systems designed or developed on behalf of VA at non-VA facilities shall comply with all applicable Federal law, regulations, and VA policies. This includes standards for the protection of electronic Protected Health Information (PHI), outlined in 45 C.F.R. Part 164, Subpart C and information and system security categorization level designations in accordance with FIPS 199, Standards for Security Categorization of Federal Information and Information Systems and FIPS 200, Minimum Security Requirements for Federal Information Systems. Baseline security controls shall be implemented commensurate with the FIPS 199 system security categorization (reference VA Handbook 6500 and VA Trusted Internet Connections (TIC) Architecture).

- Contracted new developments require creation, testing, evaluation, and authorization in compliance with VA Assessment and Authorization (A&A) processes in VA Handbook 6500 and VA Information Security Knowledge Service to obtain an Authority to Operate (ATO). VA Directive 6517, Risk Management Framework for Cloud Computing Services, provides the security and privacy requirements for cloud environments.

- VA IT Contractors, Subcontractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500, VA Handbook 6517, Risk Management Framework for Cloud Computing Services and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO to identify the VA organization responsible for governance or resolution. Contractors shall comply with FAR 39.1, specifically the prohibitions referenced.

- The Contractor (including producers and resellers) shall comply with Office of Management and Budget (OMB) M-22-18 and M-23-16 when using third-party software on VA information systems or otherwise affecting the VA information. This includes new software purchases and software renewals for software developed or modified by major version change after the issuance date of M-22-18 (September 14, 2022). The term “software” includes firmware, operating systems, applications and application services (e.g., cloud-based software), as well as products containing software. The Contractor shall provide a self-attestation that secure software development practices are utilized as outlined by Executive Order (EO)14028 and NIST Guidance. A third-party assessment provided by either a certified Federal Risk and Authorization Management Program (FedRAMP) Third Party Assessor Organization (3PAO) or one approved by the agency will be acceptable in lieu of a software producer's self-attestation.

- The Contractor shall ensure all delivered applications, systems and information systems are compliant with Homeland Security Presidential Directive (HSPD) 12 and VA Identity and Access management (IAM) enterprise identity management requirements as set forth in OMB M-19-17, M-05-24, FIPS 201-3, Personal Identity Verification (PIV) of Federal Employees and Contractors (or its successor), M-21-31 and supporting NIST guidance. This applies to Commercial Off-The-Shelf (COTS) product(s) that the Contractor did not develop, all software configurations and all customizations.

- The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with VA Handbook 6500, VA Information Security Knowledge Service, IAM enterprise requirements and NIST 800-63, Digital Identity Guidelines, for direct, assertion-based authentication and/or trust-based authentication, as determined by the design and integration patterns. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV and/or Common Access Card (CAC), as determined by the business need and compliance with VA Information Security Knowledge Service specifications.

- The Contractor shall use VA authorized technical security baseline configurations and certify to the COR that applications are fully functional and operate correctly as intended on systems in compliance with VA baselines prior to acceptance or connection into an authorized VA computing environment. If the Defense Information Systems Agency (DISA) has created a Security Technical Implementation Guide (STIG) for the technology, the Contractor may configure to comply with that STIG. If VA determines a new or updated VA configuration baseline needs to be created, the Contractor shall provide required technical support to develop the configuration settings. FAR 39.1 requires the population of operating systems and applications includes all listed on the NIST National Checklist Program Checklist Repository,

- The standard installation, operation, maintenance, updating and patching of software shall not alter the configuration settings from VA approved baseline configuration. Software developed for VA must be compatible with VA enterprise installer services and install to the default “program files” directory with silently install and uninstall. The Contractor shall perform testing of all updates and patching prior to implementation on VA systems.

- Applications designed for normal end users will run in the standard user context without elevated system administration privileges.

- The Contractor-delivered solutions shall reside on VA approved operating systems. Exceptions to this will only be granted with the written approval of the COR/CO.

- The Contractor shall design, develop, and implement security and privacy controls in accordance with the provisions of VA security system development life cycle outlined in NIST 800-37, Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy, VA Directive and Handbook 6500, and VA Handbook 6517.

- The Contractor shall comply with the Privacy Act of1974 (the Act), FAR 52.224-2 Privacy Act, and VA rules and regulations issued under the Act in the design, development, or operation of any system of records on individuals to accomplish a VA function.

- The Contractor shall ensure the security of all procured or developed information systems, systems, major applications, minor applications, enclaves and platform information technologies, including their subcomponents (hereinafter referred to as “Information Systems”) throughout the life of this contract and any extension, warranty, or maintenance periods. This includes security configurations, workarounds, patches, hotfixes, upgrades, replacements and any physical components which may be necessary to remediate all security vulnerabilities published or known to the Contractor anywhere in the information systems (including systems, operating systems, products, hardware, software, applications and firmware). The Contractor shall ensure security fixes do not negatively impact the Information Systems.

- When the Contractor is responsible for operations or maintenance of the systems, the Contractor shall apply the security fixes within the timeframe specified by the associated controls on the VA Information Security Knowledge Service. When security fixes involve installing third party patches (such as Microsoft OS patches or Adobe Acrobat), the Contractor shall provide written notice to the VA COR/CO that the patch has been validated as to not affecting the Systems within 10 business days.

INFORMATION SYSTEM HOSTING, OPERATION, MAINTENANCE, OR USE

  - The Contractor shall comply with all Federal laws, regulations, and VA policies for Information systems (cloud and non-cloud) that are hosted, operated, maintained, or used on behalf of VA at non-VA facilities. Security controls for collecting, processing, transmitting, and storing of VA sensitive information, must be in place. The controls will be tested by VA or a VA sanctioned 3PAO and approved by VA prior to hosting, operation, maintenance or use of the information system or systems by or on behalf of VA. This includes conducting compliance risk assessments, security architecture analysis, routine vulnerability scanning, system patching, change management procedures and the completion of an acceptable contingency plan for each system. The Contractor’s security control procedures shall be the same as procedures used to secure VA-operated information systems.

  - Outsourcing (Contractor facility, equipment, or staff) of systems or network operations, telecommunications services or other managed services require Assessment and Authorization (A&A) of the Contractor’s systems in accordance with VA Handbook 6500 as specified in VA Information Security Knowledge Service. Major changes to the A&A package may require reviewing and updating all the documentation associated with the change. The Contractor’s cloud computing systems shall comply with FedRAMP and VA Directive 6517 requirements.

  - The Contractor shall return all electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) on non-VA leased or non-VA owned IT equipment used to store, process or access VA information to VA in accordance with A&A package requirements. This applies when the contract is terminated or completed and prior to disposal of media. The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Information Security Knowledge Service requirements and NIST 800-88. The Contractor shall send a self-certification that the data destruction requirements above have been met to the COR/CO within 30 business days of termination of the contract.

  - All external internet connections to VA network involving VA information must be in accordance with VA Trusted Internet Connection (TIC) Reference Architecture and VA Directive and Handbook 6513, Secure External Connections and reviewed and approved by VA prior to implementation. Government-owned Contractor-operated systems, third party or business partner networks require a Memorandum of Understanding (MOU) and Interconnection Security Agreements (ISA).

  - Contractor procedures shall be subject to periodic, announced, or unannounced assessments by VA officials, the OIG or a 3PAO. The physical security aspects associated with Contractor activities are also subject to such assessments. The Contractor shall report, in writing, any deficiencies noted during the above assessment to the VA COR/CO. The Contractor shall use VA’s defined processes to document planned remedial actions that address identified deficiencies in information security policies, procedures, and practices. The Contractor shall correct security deficiencies within the timeframes specified in the VA Information Security Knowledge Service.

  - All major information system changes which occur in the production environment shall be reviewed by the VA to determine the impact on privacy and security of the system. Based on the review results, updates to the Authority to Operate (ATO) documentation and parameters may be required to remain in compliance with VA Handbook 6500 and VA Information Security Knowledge Service requirements.

  - The Contractor shall conduct an annual privacy and security self-assessment on all information systems and outsourced services as required. Copies of the assessment shall be provided to the COR/CO. The VA/Government reserves the right to conduct assessment using government personnel or a third-party if deemed necessary. The Contractor shall correct or mitigate any weaknesses discovered during the assessment.

  - VA prohibits the installation and use of personally owned or Contractor-owned equipment or software on VA information systems. If non-VA owned equipment must be used to fulfill the requirements of a contract, it must be stated in the service agreement, SOW, PWS, PD or contract. All security controls required for government furnished equipment must be utilized in VA approved Other Equipment (OE). Configuration changes to the Contractor OE, must be funded by the owner of the equipment. All remote systems must use a VA-approved antivirus software and a personal (host-based or enclave based) firewall with a VA-approved configuration. The Contractor shall ensure software on OE is kept current with all critical updates and patches. Owners of approved OE are responsible for providing and maintaining the anti-virus software and the firewall on the non-VA owned OE. Approved Contractor OE will be subject to technical inspection at any time.

  - The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems. The system or effected component(s) need(s) to be isolated from the network. A forensic analysis needs to be conducted jointly with VA. Such issues will be remediated as quickly as practicable, but in no event longer than the timeframe specified by VA Information Security Knowledge Service. If sensitive personal information is compromised reference VA Handbook 6500.2 and Section 5, Security Incident Investigation.

  - For cases wherein the Contractor discovers material defects or vulnerabilities impacting products and services they provide to VA, the Contractor shall develop and implement policies and procedures for disclosure to VA, as well as remediation. The Contractor shall, within 30 business days of discovery, document a summary of these vulnerabilities or defects. The documentation will include a description of the potential impact of each vulnerability and material defect, compensating security controls, mitigations, recommended corrective actions, root cause analysis and/or workarounds (i.e., monitoring). Should there exist any backdoors in the products or services they provide to VA (referring to methods for bypassing computer authentication), the Contractor shall provide the VA CO/CO written assurance they have permanently remediated these backdoors.

  - All other vulnerabilities, including those discovered through routine scans or other assessments, will be remediated based on risk, in accordance with the remediation timelines specified by the VA Information Security Knowledge Service and/or the applicable timeframe mandated by Cybersecurity & Infrastructure Security Agency (CISA) Binding Operational Directive (BOD) 22-01 and BOD 19-02 for Internet-accessible systems. Exceptions to this paragraph will only be granted with the approval of the COR/CO.

SECURITY AND PRIVACY CONTROLS COMPLIANCE TESTING, ASSESSMENT AND AUDITING

        - Should VA request it, the Contractor shall provide a copy of their (corporation’s, sole proprietorship’s, partnership’s, limited liability company (LLC), or other business structure entity’s) policies, procedures, evidence and independent report summaries related to specified cybersecurity frameworks (International Organization for Standardization (ISO), NIST Cybersecurity Framework (CSF), etc.). VA or its third-party/partner designee (if applicable) are further entitled to perform their own audits and security/penetration tests of the Contractor’s IT or systems and controls, to ascertain whether the Contractor is complying with the information security, network or system requirements mandated in the agreement between VA and the Contractor.

        - Any audits or tests of the Contractor or third-party designees/partner VA elects to carry out will commence within 30 business days of VA notification. Such audits, tests and assessments may include the following: (a): security/penetration tests which both sides agree will not unduly impact Contractor operations; (b): interviews with pertinent stakeholders and practitioners; (c): document review; and (d): technical inspections of networks and systems the Contractor uses to destroy, maintain, receive, retain, or use VA information.

        - As part of these audits, tests and assessments, the Contractor shall provide all information requested by VA. This information includes, but is not limited to, the following: equipment lists, network or infrastructure diagrams, relevant policy documents, system logs or details on information systems accessing, transporting, or processing VA data.

        - The Contractor and at its own expense, shall comply with any recommendations resulting from VA audits, inspections and tests. VA further retains the right to view any related security reports the Contractor has generated as part of its own security assessment. The Contractor shall also notify VA of the existence of any such security reports or other related assessments, upon completion and validation.

        - VA appointed auditors or other government agency partners may be granted access to such documentation on a need-to-know basis and coordinated through the COR/CO. The Contractor shall comply with recommendations which result from these regulatory assessments on the part of VA regulators and associated government agency partners.

PRODUCT INTEGRITY, AUTHENTICIY, PROVENANCE, ANTI-COUNTERFEIT AND ANTI-TAMPERING

- The Contractor shall comply with Code of Federal Regulations (CFR) Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, which prohibits ICTS Transactions from foreign adversaries. ICTS Transactions are defined as any acquisition, importation, transfer, installation, dealing in or use of any information and communications technology or service, including ongoing activities, such as managed services, data transmission, software updates, repairs or the platforming or data hosting of applications for consumer download.

- When contracting terms require the Contractor to procure equipment, the Contractor shall purchase or acquire the equipment from an Original Equipment Manufacturer (OEM) or an authorized reseller of the OEM. The Contractor shall attest that equipment procured from an OEM or authorized reseller or distributor are authentic. If procurement is unavailable from an OEM or authorized reseller, the Contractor shall submit in writing, details of the circumstances prohibiting this from happening and procure a product waiver from the VA COR/CO.

- All Contractors shall establish, implement, and provide documentation for risk management practices for supply chain delivery of hardware, software (to include patches) and firmware provided under this agreement. Documentation will include chain of custody practices, inventory management program, information protection practices, integrity management program for sub-supplier provided components, and replacement parts requests. The Contractor shall make spare parts available. All Contractor(s) shall specify how digital delivery for procured products, including patches, will be validated and monitored to ensure consistent delivery. The Contractor shall apply encryption technology to protect procured products throughout the delivery process.

- If a Contractor provides software or patches to VA, the Contractor shall publish or provide a hash conforming to the FIPS Security Requirements for Cryptographic Modules (FIPS 140-2 or successor)

- The Contractor shall provide a software bill of materials (SBOM) for procured (to include licensed products) and consist of a list of components and associated metadata which make up the product. SBOMs must be generated in one of the data formats defined in the National Telecommunications and Information Administration (NTIA) report “The Minimum Elements for a Software Bill of Materials (SBOM).”

- Contractors shall use or arrange for the use of trusted channels to ship procured products, such as U.S. registered mail and/or tamper-evident packaging for physical deliveries.

- Throughout the delivery process, the Contractor shall demonstrate a capability for detecting unauthorized access (tampering).

- The Contractor shall demonstrate chain-of-custody documentation for procured products and require tamper-evident packaging for the delivery of this hardware.

DATA CENTER PROVISIONS

  - The Contractor shall ensure the VA network is accessed by in accordance with VA Directive 6500 and IAM security processes specified in the VA Information Security Knowledge Service.

  - The Contractor shall ensure network infrastructure and data availability in accordance with VA information system business continuity procedures specified in the VA Information Security Knowledge Service.

  - The Contractor shall ensure any connections to the internet or other external networks for information systems occur through managed interfaces utilizing VA approved boundary protection devices (e.g., internet proxies, gateways, routers, firewalls, guards or encrypted tunnels).

  - The Contractor shall encrypt all traffic across the segment of the Wide Area Network (WAN) it manages and no unencrypted Out of Band (OOB) Internet Protocol (IP) traffic will traverse the network.

  - The Contractor shall ensure tunnel endpoints are routable addresses at each VA operating site.

  - The Contractor shall secure access from Local Area Networks (LANs) at co-located sites in accordance with VA TIC Reference Architecture, VA Directive and Handbook 6513, and MOU/ISA process specified in the VA Information Security Knowledge Service.