LFSS CDRL

A. CLIN: 7000

B. EXHIBIT: A001-A044

C. CATEGORY: TM; Other

D. SYSTEM/ITEM: PM MAV LFSS

E. CONTRACT NO: TBD

F. CONTRACTOR: TBD

1. DATA ITEM NO: A001

2. TITLE OF DATA ITEM: Meeting Minutes

3. SUBTITLE: Meeting Minutes

4. AUTHORITY: DI-ADMN-81250C

5. CONTRACT REFERENCE: C.2.1; C.2.4.2; C.2.5; C.2.7; C.2.10

6. REQUIRING OFFICE: PEO-GCS

7. DD 250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: ASREQ

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION:

Post to the PEO GCS online CDRL tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Block 16: The contractor shall submit a summary of meeting minutes and action items electronically in contractor format within seven calendar days after the meeting, review or conference.

Should the data require revision after the initial delivery, the contractor shall submit the data on an date agreed upon by the COR.

1. DATA ITEM NO: A002

2. TITLE OF DATA ITEM: Briefing Material

3. SUBTITLE: N/A

4. AUTHORITY: DI-MGMT-81605

5. CONTRACT REFERENCE: C.2.1; C.2.4.2; C.2.5; C.2.7; C.2.8; C.2.10; C.2.11

6. REQUIRING OFFICE: PEO-GCS

7. DD 250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 4: The data item shall be compatible with Microsoft Office.

Block 8: The Government will accept or reject submittals within 5 calendar days after receipt. The contractor will be notified via email through the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 2 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: The initial delivery containing an agenda and draft slides is due is due seven calendar days prior to the meeting to which it relates, or as specified in WD. The subsequent delivery containing a finalized agenda and updated slides is due one day prior to the meeting to which it relates, or as specified in the WD. Alternative dates in the WD supersede these dates.

1. DATA ITEM NO. A003

2. TITLE OF DATA ITEM: Manhour Estimate, Technical Cost Proposals

3. SUBTITLE: N/A

4. AUTHORITY: DI-FNCL-81116

5. CONTRACT REFERENCE: H.1.1.3

6. REQUIRING OFFICE: PEO-GCS

7. DD 250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: ASREQ

11. AS OF DATE: ASREQ

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION

Post to the PEO GCS online CDRL tool (https://gcscdrl.army.mil )

15. TOTAL: 1

16. REMARKS:

Block 16: The CDRL shall be delivered as specified in the WD.

Block 12 and 13: Rough Order of Magnitude (ROMs) shall be submitted within the appropriately defined timeline unless an exception is requested by the contractor and approved by the PCO or COR. ROMs shall be submitted:

a. Within five business days of the request for a ROM that does not include a detailed breakdown of all costs associated with performing the effort (i.e., labor, travel, material, equipment, shipping, etc.).

b. Within seven business days of the request for a ROM that does include a detailed breakdown of all costs associated with performing the effort (i.e., labor, travel, material, equipment, shipping, etc.).

1.	DATA ITEM NO: A004

2.	TITLE OF DATA ITEM: Technical Report – Study/Services

3.	SUBTITLE: Fielding Hand-Off Documentation /DA Form 5682 Submittal

4.	AUTHORITY: DI-MISC-80508B

5.	CONTRACT REFERENCE: C.2.16

6.	REQUIRING OFFICE: PEO-GCS

7.	DD250 REQ: NO

8.	APP CODE: A

9.	DISTRIBUTION STATEMENT REQUIRED: D

10.	FREQUENCY: See Block 16

11.	AS OF DATE: See Block 16

12.	DATE OF FIRST SUBMISSION: See Block 16

13.	DATE OF SUBSEQUENT SUBMISSION: See Block 16

14.	DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15.	TOTAL COPIES: 1

16.	REMARKS:

Block 8: The Government will provide rejection or approval within 30 calendar days after receipt of the deliverable. If rejected, the contractor shall resubmit the deliverable within 30 days, with all Government comments addressed. Alternative dates in the WD supersede these dates.

Blocks 10-13: The contractor shall transmit the completed DA Form 5682 in electronic format within 7 days of the end of each quarter. Alternative dates in the WD supersede these dates.

Block 14: In addition to submitting this deliverable through the PEO GCS CDRL Delivery tool, the contractor shall also submit this deliverable to the Government email address(es) identified in the WD.

1. DATA ITEM NO. A005

2. TITLE OF DATA ITEM: Technical Report – Study/Services

3. SUBTITLE: Resource Distribution Table

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.4.2.1; C.4.2.2; C.4.2.3; C.4.2.6

6. REQUIRING OFFICE: PEO-GCS; OSD CAPE

7. DD 250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16

15. TOTAL: 1

16. REMARKS:

Block 04: The contractor shall develop, maintain, and deliver the data item in accordance with Attachment 0003 - RDT, and as tailored in this CDRL and Attachment 0002 - CSDR Plan.

Block 10, 11, 12, and 13: The contractor shall submit reports at frequencies specified in Attachment 0002 - CSDR Plan.

Block 14: The contractor shall submit files electronically using the Cost Assessment Data Enterprise (CADE) website. Data submitters shall register through the CADE website and possess a DoD-approved ECA digital certificate or DoD-issued CAC to obtain a CADE Portal account and be authorized to upload CSDR content. Users can obtain access by submitting user information about themselves and their organizations to the CADE Portal and requesting a CSDR submitter user role. After the registration information has been verified, Cost Assessment & Program Evaluation shall authorize the user account and requested roles. All CADE Portal accounts shall be renewed at least annually. The contractor shall provide e-mail notification of data submissions to the PCO (LT only), Administrative Contracting Officer (ACO) (LT only), Contract Specialist (LT only), COR, and PM Procurement Analyst.

Block 16: The Defense Cost and Resource Center (DCARC) office will issue a letter stating if the submission to the DCARC website has been accepted or rejected. Deliverables will be reviewed for technical content and/or format. Should the Government require the data item to be corrected after its delivery, the contractor shall resubmit an update within 15 calendar days after receipt of Government comments.

1. DATA ITEM NO. A006

2. TITLE OF DATA ITEM: Cost and Hour Report (FlexFile)

3. SUBTITLE: N/A

4. AUTHORITY: DI-FNCL-82162(T)

5. CONTRACT REFERENCE: C.4.2.1; C.4.2.4

6. REQUIRING OFFICE: PEO-GCS; OSD CAPE

7. DD 250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16

15. TOTAL: 1

16. REMARKS:

Block 04: The contractor shall develop, maintain, and deliver the data item in accordance with DI-FNCL-82162, the CSDR Manual (DoD 5000.04-M-1), and as tailored in this CDRL and Attachment 002 - CSDR Plan. The CSDR Manual is available from the Cost Assessment Data Enterprise (CADE) website at https://cade.osd.mil/.

The contractor shall deliver this data item in one of the following formats: a) a stand-alone Microsoft Excel file (file extension “.xlsx”), b) a comma separated values (file extension “.csv”) so long as the Excel or comma separated values submission fulfills the requirements of the DD FORM 2794 and is in accordance with the FlexFile DID (DI-FNCL-82162), or c) JavaScript Object Notation (JSON) as described in the FlexFile File Format Specification (FFS) and Data Exchange Instructions (DEI) referenced in the FlexFile DID (DI-FNCL-82162) Requirements Section 2. The FlexFile FFS and DEI are available at the CADE website at https://cade.osd.mil/policy then selecting “Data Item Descriptions and Forms”.

Block 10, 11, 12, and 13: The contractor shall submit reports at frequencies specified in Attachment 0002 - CSDR Plan.

Block 14: The contractor shall submit files electronically using the CADE website. Data submitters shall register through the CADE website and possess a DoD-approved ECA digital certificate or DoD-issued CAC to obtain a CADE Portal account and be authorized to upload CSDR content. Users can obtain access by submitting user information about themselves and their organizations to the CADE Portal and requesting a CSDR submitter user role. After the registration information has been verified, Cost Assessment & Program Evaluation (CAPE) shall authorize the user account and requested roles. All CADE Portal accounts shall be renewed at least annually. Contractor shall provide e-mail notification of data submissions to the PCO, Administrative Contracting Officer (ACO), Contract Specialist, COR, and PM Procurement Analyst.

Block 16: The Defense Cost and Resource Center (DCARC) office will issue a letter stating if the submission to the DCARC website has been accepted or rejected. Deliverables will be reviewed for technical content and/or format. Should the Government require the data item to be corrected after its delivery, the contractor shall resubmit an update within 15 calendar days after receipt of Government comments.

1. DATA ITEM NO. A007

2. TITLE OF DATA ITEM: Maintenance and Repair Parts Data Report

3. SUBTITLE: N/A

4. AUTHORITY: DI-MGMT-82163(T)

5. CONTRACT REFERENCE: C.4.2.1; C.4.2.2; C.4.5

6. REQUIRING OFFICE: PEO-GCS; OSD CAPE

7. DD 250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16 Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL: 1

16. REMARKS:

Blocks 10-14: Prepare the Maintenance and Repair Parts Data Report in accordance with DI-MGMT-82163 (or the most recently approved version) and the OSD CAPE Deputy Director, Cost Assessment (DDCA) approved contract CSDR Plan. The DID, DI-MGMT-82163, is available from the Cost Assessment Data Enterprise (CADE) website at https://CADE.OSD.MIL/Policy/DIDs. The CSDR Plan is included as a contract attachment.

Contractors shall submit Maintenance and Repair Parts Data Reports at frequencies specified in the OSD DDCA-approved CSDR plan and in the contract. The "As of Dates" and "Due Dates" are notional and subject to change. The CSDR plan uses the submission event names as the driving mechanism for the submittal of the cost reports, not the "as of date." In the event of a programmatic schedule slip, the Reporting Entity shall notify the Government Program Office that a date change is needed. It is the responsibility of the Government Program Office to submit a date change request with supporting documentation in the CADE system for the event-driven submission for CAPE approval. CAPE will not issue an updated OSD DDCA-approved contract CSDR plan for revisions based solely on date changes.

All Maintenance and Repair Parts Data Reports shall be submitted electronically using the CSDR Submit-Review System. The required file format for each Maintenance and Repairs Data report is specified in its Data Item Description (DID). Data submitters must register through the CADE website (https://cade.osd.mil) and possess a DoD-approved ECA digital certificate or a DoD-issued CAC to obtain a CADE Portal account and be authorized to upload CSDR content. Users can obtain access by submitting user information about themselves and their organizations to the CADE Portal and requesting a CSDR submitter user role. After the registration information has been verified, CAPE shall authorize the user account and requested role. All CADE Portal accounts need to be renewed at least annually.

Subcontractor Reporting: The prime contractor is responsible for the collection and reporting of all Maintenance & Repair data required in the CSDR Plan, including work performed by subcontractors or suppliers. If the prime contractor cannot report all required data, then it's the prime contractor's responsibility to inform the Government to determine if the subcontractor or supplier should electronically report directly to CAPE using the CSDR Submit-Review System.

The prime contractor shall be required to work with the CWIPT and all appropriate subcontractors to prepare separate subcontract CSDR plans for submission to CAPE for approval.

The Office of the Secretary of Defense (OSD) Cost Assessment & Program Evaluation (CAPE) may use a CADE management support contractor to review the data submitted under this CDRL to ensure contractual requirements are met and to facilitate distribution of the data to authorized Government users (hereinafter referred to as "the support contractor"). This data may include information that is considered a trade secret, proprietary, business sensitive, or otherwise protected pursuant to law or regulation (hereinafter referred to as “protected information”). Execution of this contract by the contractor is considered consent to CAPE's permitting access to any information, irrespective of restrictive markings or the nature of the information submitted, by its CADE management support contractor for the limited purpose of executing its CADE management support contract responsibilities.

1. DATA ITEM NO: A008

2. TITLE OF DATA ITEM: Contract Field Service Report

SUBTITLE: Contractor Field Service Support Status Report

4. AUTHORITY: DI-MGMT-81238A(T)

5. CONTRACT REFERENCE: C.6.2.3; C.2.6; C.8.2; C.8.7.3.2; C.8.13; C.9.11; C.11.1;

C.11.2; C.12.1; C.12.4; C.12.8; C.13.4; C.14.2.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

BLOCK 4: Delete paragraphs 10.1, 10.2.16, and 10.2.19. The contractor shall submit a report of all FSR activity in its own format (must be readable and editable by the Government) containing the information required in 10.2.1 through 10.2.15. The contractor may add but shall not change or delete data and information submitted by FSRs.

BLOCKS 10-13: Each FSR shall submit a summary in accordance with WD frequency.

First submission shall be provided no later than seven business days after the close of the first business week each FSR is on site. For damaged, or non-repairable equipment, or situations that resulted in or may lead to a serious injury or loss of life, the contractor shall notify the Government by the most expeditious means and submit a follow-up report within 24 hours.

BLOCK 14: Distribution will be made via the electronic data repository managed by the Government and identified in the work directive. Contractor shall provide e-mail notification of data submissions to the PCO, Administrative Contracting Officer (ACO), Contract Specialist, COR, and PM Procurement Analyst.

Government Point of Contacts will be identified in the work directive.

1. DATA ITEM NO: A009

2. TITLE OF DATA ITEM: Status Report

3. SUBTITLE: Project Status Report

4. AUTHORITY: DI-MGMT-80368A(T)

5. CONTRACT REFERENCE: C.4.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

BLOCK 8: Contractor format is acceptable. Should the Government require the data item to be corrected after its delivery, the Government will provide comments within 30 calendar days after delivery of the data item, and the contractor shall resubmit an update within 15 calendar days after receipt of Government comments.

BLOCK 10-13: Delete: 3.2.1.e, 3.2.1.h, and 3.2.2. Contractor shall conduct Project Status Reviews at a mutually agreed location with the initial review to occur on a date as specified in the work directive. The contractor shall conduct project status meetings with the Contracting Officer’s Representative (COR) on a monthly basis in accordance with the work directive. The purpose of the meetings shall be to review status and progress of all projects under the specific Task Order.

BLOCK 14: Distribution will be made via the electronic data repository managed by the Government and identified in the work directive. The contractor shall provide e-mail notification of data submissions to the PCO, Contract Specialist, Administrative Contracting Officer (ACO), COR, and PM Procurement Analyst unless otherwise specified in the work directive.

1. DATA ITEM NO: A010

2. TITLE OF DATA ITEM: Performance and Cost Report

3. SUBTITLE: N/A

4. AUTHORITY: DI-FNCL-80912A(T)

5. CONTRACT REFERENCE: C.4.4.2, C.4.4.3

6. REQUIRING OFFICE: PEO-GCS

7. DD 250 REQ: NO

8. APP CODE: A

9. DIST STATEMENT REQUIRED:  D

10. FREQUENCY: ASREQ

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 4: Delete paragraph 2. The contractor shall provide this information in MS Excel format, without encryption, locks, passwords, or other security protection features which would prevent the Government from sorting, merging, or otherwise editing the data for Government purposes.

Block 8: The Government will accept or reject submittals as specified in the WD, or if not specified, within 12 business days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice, or as specified in the WD.

Blocks 10, 11, 12, 13: Submission shall be within 12 business days after the end of the contractors monthly accounting period, unless alternative dates are specified in the WD.

This CDRL is due as required in the work directive.

1. DATA ITEM NO:  A011

2. TITLE OF DATA ITEM: Contract Funds Status Report

3. SUBTITLE: N/A

4. AUTHORITY: DI-MGMT-81468B (T)

5. CONTRACT REFERENCE: C.4.5.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DIST. STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION:  Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload)

15. TOTAL COPIES: 1

16. REMARKS:

Block 4:

DID paragraph 2 Format: Usage of DD Form 1586: Submission of CFSR data requirements may be provided in a contractor format that is mutually agreed to between the Government and the contractor.  Any contractor format used to fulfill this CDRL requirement must adhere to the data and information requirements of DI-MGMT-81468A.  DD Form 1586 shall be used in the absence of a contractor format that has been mutually agreed to between the Government and the contractor.

DID paragraph 3.12.1: The contractor will use the accounting months subsequent to the Current Report Date (Item 6) as the headings for columns 2 through 9.

Block 8: Should the Government reject the data item, the contractor will be notified via email thru the PEO GCS CDRL Delivery Tool.  The Government will provide comments within 15 calendar days after delivery of the data item, and the contractor shall resubmit an update within 10 calendar days after receipt of Government comments. Alternative dates in the WD supersede these dates.

Block 10, 11, 12, 13:  The CFSR shall be as of the contractor’s accounting month close in the months of March, June, September, and December.  The contractor will deliver the CFSR quarterly, no later than 14 calendar days after the as of date, in the months of April (as of March), July (as of June), October (as of September), and January (as of December).  The first submission is due no later than 14 calendar days after one full calendar quarter has elapsed.  The CFSR will continue to report data for applicable CLINs and subCLINs through the calendar quarter in which both performance is 100% physically complete and final invoices or cost vouchers were submitted.  In cases where final invoices or cost vouchers are awaiting indirect e4-cost rate settlement, the CFSR will capture data for applicable CLINs and subCLINs through the calendar quarter in which performance is 100% physically complete or expenditure activity has ceased.  The contractor will identify in the Remarks section of the CFSR the applicable CLINs and subCLINs which will discontinue reporting in the subsequent CFSR submission based on the criteria described in this paragraph.  Alternative dates in the WD supersede these dates.

****************************************************************************************************

1. DATA ITEM NO: A012

2. TITLE OF DATA ITEM: Quality Deficiency Report

3. SUBTITLE: Reachback Report

4. AUTHORITY: DI-QCIC-80736

5. CONTRACT REFERENCE: C.8.12

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DIST. STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: Should the Government reject the data item, the contractor will be notified via email thru the PEO GCS CDRL Delivery Tool.  The Government will provide comments within 30 calendar days after delivery of the data item, and the contractor shall resubmit an update within 15 calendar days after receipt of Government comments.  Alternative dates in the WD supersede these dates.

Block 10, 11, 12, and 13: The contractor shall submit reports at frequencies specified in the WD.

Block 14: Post to the online PEO GCS CDRL Delivery Tool website (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/).

1. DATA ITEM NO: A013

2. TITLE OF DATA ITEM: Technical Report-Study/Services

3. SUBTITLE: Contractor Evaluation of Technical Publications and Recommended Changes

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.11.6

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DIST. STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: Should the Government reject the data item, the contractor will be notified via email thru the PEO GCS CDRL Delivery Tool.  The Government will provide comments within 7 calendar days after delivery of the data item, and the contractor shall resubmit an update within 5 calendar days after receipt of Government comments. Alternative dates in the WD supersede these dates.

Block 10, 11, 12, and 13: The contractor shall submit reports at frequencies specified in the WD.

Block 14: Submit to the PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/).

1. DATA ITEM NO: A014

2. TITLE OF DATA ITEM: Government Property Inventory Report

3. SUBTITLE: N/A

4. AUTHORITY: DI-MGMT-80441D

5. CONTRACT REFERENCE: C.5.2

6. REQUIRING OFFICE: PEO-GCS

7. DD 250 REQ: NO

8. APP CODE: A

9. DIST STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool.

The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A015

2. TITLE OF DATA ITEM: Quality Deficiency Report

3. SUBTITLE: Product Quality Deficiency Report (PQDR), Field/Customer Generated Report

4. AUTHORITY: DI-QCIC-80736

5. CONTRACT REFERENCE: C.5.6; C.7.1.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: As required by USG

11. AS OF DATE: AR

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

BLOCK 8: Approval will be based on review of technical content. Should the Government require the data item to be corrected after its delivery, the Government will provide comments within 30 calendar days after delivery of the data item, and the contractor shall resubmit an update within 15 calendar days after receipt of Government comments.

BLOCKS 10, 12-13: The contractor shall write PQDRs on Government Furnished Property (GFP) within 30 calendar days of receipt if non-conforming material, defects, or deficiencies are found.

BLOCK 14: Distribution will be made via the electronic data repository managed by the Government and identified in the work directive. Contractor shall provide e- mail notification of data submissions to the PCO (LT only), Administrative Contracting Officer (ACO) (LT only), Contract Specialist (LT only), COR, and PM Procurement Analyst.

Government Point of Contacts will be identified in the work directive.

1.	DATA ITEM NO: A016

2.	TITLE OF DATA ITEM: Technical Report – Study/Services

3.	SUBTITLE: Fielding Hand-Off Documentation DA FORM 3161 SUBMITALL OR FIELDED VEHICLE ISSUE DOCUMENTATION/ DA FORM 2062 SUBMITTAL

4.	AUTHORITY: DI-MISC-80508B

5.	CONTRACT REFERENCE: C.6.2.3

6.	REQUIRING OFFICE: PEO-GCS

7.	DD250 REQ: NO

8.	APP CODE: A

9.	DISTRIBUTION STATEMENT REQUIRED: D

10.	FREQUENCY: See Block 16

11.	AS OF DATE:  See Block 16

12.	DATE OF FIRST SUBMISSION: See Block 16

13.	DATE OF SUBSEQUENT SUBMISSION: See Block 16

14.	DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15.	TOTAL COPIES: 1

16.	REMARKS:

BLOCK 8: The Government will provide rejection or approval within 30 calendar days after receipt. If rejected, the contractor shall have 30 calendar days to resubmit with all Government comments addressed. Alternative dates in the WD supersede these dates

BLOCKS 10-13: Contractor shall transmit completed DA Form 3161s, Fielded vehicle issue documentation, or DA Form 2062 in electronic format within 24 hours of vehicle hand-off to a gaining unit.  Alternative dates in the WD supersede these dates.

1.	DATA ITEM NO: A017

2.	TITLE OF DATA ITEM: Acquisition and Sustainment Data Package Deficiency Report

3.	SUBTITLE: Deficiency Report

4.	AUTHORITY: DI-PSSS-81535B

5.	CONTRACT REFERENCE: C.6.2.3

6.	REQUIRING OFFICE: PEO-GCS

7.	DD250 REQ: NO

8.	APP CODE: A

9.	DISTRIBUTION STATEMENT REQUIRED: D

10.	FREQUENCY: See Block 16

11.	AS OF DATE: See Block 16

12.	DATE OF FIRST SUBMISSION: See Block 16

13.	DATE OF SUBSEQUENT SUBMISSION: See Block 16

14.	DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15.	TOTAL COPIES: 1

16.	REMARKS:

BLOCK 8: The Government will provide rejection or approval within 30 calendar days after receipt. If rejected, the contractor shall have 30 calendar days to resubmit with all Government comments addressed.  Alternative dates in the WD supersede these dates.

BLOCKS 10-13: The contractor shall submit a deficiency report within 24 hours of discovery.  Alternative dates in the WD supersede these dates.

1. DATA ITEM NO: A018

2. TITLE OF DATA ITEM: Technical Report – Study/Services

3. SUBTITLE: Record Vehicle Shipments

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.6.2.5.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Submit to the PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: Should the Government reject the data item, the contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The Government will provide comments within 21 calendar days after delivery of the data item, and the contractor shall resubmit an update within 21 calendar days after receipt of Government comments. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This data item is due as required by the work directive.

1.	DATA ITEM NO: A019

2.	TITLE OF DATA ITEM: AFTER ACTION REPORT

3.	SUBTITLE: Fielding Report

4.	AUTHORITY: DI-MGMT-82245

5.	CONTRACT REFERENCE: C.6.2.7.2; C.8.4.1; C.8.11

6.	REQUIRING OFFICE: PEO-GCS

7.	DD250 REQ: NO

8.	APP CODE: A

9.	DISTRIBUTION STATEMENT REQUIRED: D

10.	FREQUENCY: See Block 16

11.	AS OF DATE:  See Block 16

12.	DATE OF FIRST SUBMISSION: See Block 16

13.	DATE OF SUBSEQUENT SUBMISSION: See Block 16

14.	DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15.	TOTAL COPIES: 1

16.	REMARKS:

BLOCK 8: The Government will provide rejection or approval within 10 business days after receipt. If rejected, the contractor shall have 7 business days to resubmit with all Government comments addressed. Alternative dates in the WD supersede these dates.

BLOCKS 10-13: The contractor shall submit this report NLT 10 business days after each fielding event. Alternative dates in the WD supersede these dates.

BLOCK 14: Submission shall be prepared and delivered in an editable Microsoft Office 2013 software suite file format (MS Word, MS Excel, MS PowerPoint, etc.).

1. DATA ITEM NO: A020

2. TITLE OF DATA ITEM: Report of Shipping (Item) and Packaging Discrepancy

3. SUBTITLE: Supply Discrepancy Reports

4. AUTHORITY DI-MGMT-80503

5. CONTRACT REFERENCE: C.1.3.11; C.5.7

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: No

8. APP CODE: A

9. DIST. STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16

15. TOTAL Copies: 1

16. REMARKS:

Block 8: CDRL will be accepted in the PEO GCS CDRL Application.

Blocks 10, 11, 12 and 13: As listed in Work Directive.

1. DATA ITEM NO: A021

2. TITLE OF DATA ITEM: 	Technical Report - Study/Services

3. SUBTITLE: Inspection and Maintenance Report

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.8.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A022

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Maintenance Records

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.8.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A023

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Wholesale Supply System Transactions Report

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.8.4.2

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13:  This CDRL is due as required in the work directive.

1. DATA ITEM NO: A024

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Parts History Report for Off-Line Requisitions

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.8.5

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A025

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Deprocessing and PFI on DD 2404

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.7.2; C.7.2.2; C.8.6; C.8.7.3.1; C.11.5

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: Uploaded to CDRL Tool, digital copy provided to gaining unit and as provided in WD.

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A026

2. TITLE OF DATA ITEM: Certified Deployment Plan Checklist

3. SUBTITLE: N/A

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.8.9.3

6. Requirement Office: PM MAV

7. DD 250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBS. SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the PEO GCS online CDRL tool (https://gcscdrl.army.mil/)

15. TOTAL: 1

16. REMARKS:

Contractor shall submit, as required, a checklist conforming to the guidance in DA PAM 715-16. Submittal shall be made electronically in contractor format. Checklist shall conform to guidance set forth in Tables B-1 and B-2 of DA PAM 715-16 and shall be provided No Later Than (NLT) 14 calendar days prior to contractor personnel deploying. The report shall be delivered as specified in the associated Work Directive. The report shall only be required for Work Directives that require contractor personnel to deploy.

1. DATA ITEM NO: A027

2. TITLE OF DATA ITEM: Scientific and Technical Reports

3. SUBTITLE: Estimate of Cost to Repair

4. AUTHORITY: DI-MISC-80711A

5. CONTRACT REFERENCE: C.8.10.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

BLOCKS 10-13: The CDRL shall be submitted within 10 business days after being provided access to the vehicle and include the Estimated Cost of Damage and the recommended repair location.

BLOCK 14: Distribution will be made via the electronic data repository managed by the Government and identified in the work directive. Contractor shall provide e-mail notification of data submissions to the PCO, Administrative Contracting Officer (ACO), Contract Specialist, COR, and PM Procurement Analyst Government Point of Contacts will be identified in the work directive.

1. DATA ITEM NO: A028

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: NET Plan and Training Support Package

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.9.1; C.9.2.2; C.9.10

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A029

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Training Completion Report

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.9.2.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13:  This CDRL is due as required in the work directive.

1. DATA ITEM NO: A030

2. TITLE OF DATA ITEM: Certificate of Compliance

3. SUBTITLE: Training Certificate

4. AUTHORITY:  DI-MISC-81356A

5. CONTRACT REFERENCE: C.9.9; C.9.10; C.11.1.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

BLOCK 4: Tailored: Omit g, h, and i from the certificate of compliance.

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A031

2. TITLE OF DATA ITEM: Reserved

1. DATA ITEM NO: A032

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: MWO Kits Schedule

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.10.3

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

Block 16: Contractor shall provide an MWO Kit delivery schedule and status update reporting the expected and actual quantities on hand for all material.

1. DATA ITEM NO: A033

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Technical Inspection Package

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.10.5

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A034

2. TITLE OF DATA ITEM: Technical Report–Study/Services

3. SUBTITLE: Modification Management Information System

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.10.3; C.10.5.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool (https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email thru the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.

1. DATA ITEM NO: A035

2. TITLE OF DATA ITEM: Government Property Inventory Report

3. SUBTITLE: Contractor Acquired Property Report

4. AUTHORITY: DI-MGMT-80441D

5. CONTRACT REFERENCE: C.5.4

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DIST. STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: See Block 16

13. DATE OF SUBS.SUB: See Block 16

14. DISTRIBUTION: See Block 16

15. TOTAL COPIES: 1

16. REMARKS:

BLOCK 4:  The contractor shall prepare and submit the report in accordance with the remarks below.

BLOCK 11: Work Directive (WD) award.

BLOCK 12: 15 calendar days after WD award

BLOCK 13: First Monday of every month by 1300

Format: The contractor shall submit the GFE and CAP Accountability Report in the contractor’s format for Government approval, unless otherwise specified.  The report shall be in electronic/digital format (Microsoft Word, Microsoft Excel, and/or Adobe PDF).

Remarks: The contractor shall provide a summary of all CAP in its possession for the performance of this WD.

1. DATA ITEM NO: A036

2. TITLE OF DATA ITEM: Status Report

3. SUBTITLE: Ceiling and Fixed Fee Compliance Report

4. AUTHORITY: DI-MGMT-80368A(T)

5. CONTRACT REFERENCE: C.2.5; C.2.6.1; C.2.6.3

6. Requirement Office: PM MAV

7. DD 250 REQ: No

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16.

13. DATE OF SUBS. SUBMISSION: See Block 16.

14. DISTRIBUTION:

Post to the PEO GCS online CDRL tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Blk 4: DID-MGMT-80368A is tailored as follows: Omit paragraphs 2, 3

Block 16: The contractor shall submit the report in Microsoft excel format. The intent of this report is to provide complete visibility on compliance with all applicable cost ceilings by listing all costs at the Labor Category (LCAT) ID# level to show a buildup to the Fully Burdened Labor Rate (FBLR) less fee and any applicable cost adjustments traceable to invoiced labor in Wide Area Workflow (WAWF). The contractor shall provide supporting documentation, demonstrating compliance with applicable Task Order ceiling rates and compliance with the proposed Composite Fixed Fee Rates. The Microsoft Excel File shall include the following for each LCAT: LCAT ID#, LCAT name, the average actual FBLR less fee, and the invoiced fee (dollar per hour). Additionally, the contractor shall map each LCAT's average actual FBLR less fee to its applicable ceiling rate and each LCAT's invoiced fee to the applicable composite Fixed Fee, which shall be traceable to the invoiced labor in WAWF. The contractor shall demonstrate compliance with the 10% CONUS ceiling rates, 20% OCONUS ceiling rates, and Composite Fixed Fee Rates established on the base contract. Note that the FBLRs include any premiums for non-discretionary bonuses or incentive pay.

Blocks 10-13: The contractor shall provide a sample Task Order Ceiling Compliance Report at the "Start of Work Meeting." The Contractor shall submit the monthly Task Order Ceiling & Fixed Fee Compliance Report no later than 1200 Eastern Time on the 15th day of each month.

1. DATA ITEM NO: A037

2. TITLE OF DATA ITEM: Certificate of Compliance

3. SUBTITLE: OPSEC Plan Training Report

4. AUTHORITY: DI-MISC-81356A

5. CONTRACT REFERENCE: C.16.7

6. REQUIRING OFFICE: PEO-GCS

7. DD 250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the PEO GCS online CDRL tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Block 4: Omit items g, h, and i from the certificate of compliance.

Blocks 10, 11, 12, and 13: The first submission of the data item, showing 100% certificate of compliance, shall be made No Later Than 30 calendar days after Task Order award. Subsequent submissions shall be made annually on 30 September of each year, starting with the calendar year after TO award.

1. DATA ITEM NO: A038

2. TITLE OF DATA ITEM: Certificate of Compliance

3. SUBTITLE: OPSEC Awareness (Level 1) Training Report

4. AUTHORITY: DI-MISC-81356A

5. CONTRACT REFERENCE: C.16.10

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: Annually

11. AS OF DATE: Contract award

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the PEO GCS online CDRL Tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Block 4 Tailored: Omit g, h, and i from the Certificate of Compliance.

Block 12 and 13: This OPSEC Awareness (Level 1) Training shall be accomplished No Later Than (NLT) NLT 30 calendar days after the contract award date and annually thereafter for the span of the contract. All results shall be reported to the COR NLT 40 calendar days after contract award and NLT 30 September annually. Contractors shall provide a Certificate of Compliance letter IAW DI-MISC-81356A that all contractor personnel have completed OPSEC Awareness (LEVEL 1) Training and have available upon request all certificates of completion for initial and annual reporting requirements.

1. DATA ITEM NO: A039

2. TITLE OF DATA ITEM: Certificate of Compliance

3. SUBTITLE: Antiterrorism (AT) Level 1 Training Report

4. AUTHORITY: DI-MISC-81356A

5. CONTRACT REFERENCE: C.16.12

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: Annually

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: Annually

14. DISTRIBUTION: Post to the PEO GCS online CDRL Tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Block 4 Tailored: Omit g, h, and i from the Certificate of Compliance.

Block 11, 12, 13: The contractor shall use Government provided training for all contractor personnel supporting the contract who are operating on a DoD controlled installation, facility or area. AT Level 1 training shall be accomplished No Later Than (NLT) 45 calendar days after the contract award date. CDRL submission is due 60 calendar days after contract award.

For new employees, training shall be accomplished NLT 30 calendar days of new employees commencing performance. CDRL submission is due xxxxx for new employees.

The first and supplemental submissions shall be a letter certifying that the contractor has completed AT Level 1 training along with all certificates of completion.

1. DATA ITEM NO: A040

2. TITLE OF DATA ITEM: Certificate of Compliance

3. SUBTITLE: iWatch Training Report

4. AUTHORITY: DI-MISC-81356A

5. CONTRACT REFERENCE: C.16.13

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: Annually

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUB: 60 days

13. DATE OF SUBS.SUB: Annually

14. DISTRIBUTION: Post to the PEO GCS online CDRL Tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Block 4 Tailored: Omit g, h, and i from the Certificate of Compliance.

Block 12/13: The contractor shall use Government provided training for all contractor personnel supporting the contract who are operating on a DoD controlled installation, facility or area. iWatch training shall be accomplished No Later Than (NLT) 45 days after the contract award date with the CDRL submission due 60 calendar days after contract award. For new employees, training shall be accomplished NLT 30 calendar days of new employees commencing performance, with the CDRL submission due  NLT 60 calendar days after training completion. The first and supplemental submissions shall be a letter certifying that the contractor has completed iWatch training along with all certificates of completion.

1. DATA ITEM NO: A041

2. TITLE OF DATA ITEM: Contractor’s Record of Tier 1 Level Suppliers Receiving/Developing Covered Defense Information

3. SUBTITLE: N/A

4. AUTHORITY: DI-SCRE-82258

5. CONTRACT REFERENCE: C.16.16.2

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: LT

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: E

10. FREQUENCY: See item 16

11. AS OF DATE: N/A

12. DATE OF FIRST SUB: See item 16

13. DATE OF SUBS.SUB: See item 16

14. DISTRIBUTION: Post to the PEO GCS online CDRL Tool (https://gcscdrl.army.mil)

15. TOTAL: 1

16. REMARKS:

Block 4: Hardcopy or Electronic submission is permissible if sent with encryption.

BLOCKS 10, 11, 12, and 13: Initial shall be delivered 30 calendar days after Start of Work Meeting (SOWM). All subsequent submissions shall be submitted in accordance with the IMS.

BLOCK 14: Electronic submissions of data requirements shall be uploaded for the AMPV Data Manager's review within the Government’s Integrated Data Environment (IDE) or ARMDEC SAFE. Contractor shall provide e-mail notification of data submissions to the PCO, Administrative Contracting Officer (ACO), Contract Specialist, COR, and PM Procurement Analyst.

Further distribution will be authorized by the Program Manager. If deliverable contains classified data, contact COR for direction on delivery.

Government Point of Contacts will be identified in the work directive.

1. DATA ITEM NO: A042

2. TITLE OF DATA ITEM: Contractor’s Systems Security Plan and Associated Plans of Action to Implement NIST SP 800-171 on a Contractor’s Internal Unclassified Information System

3. SUBTITLE: N/A

4. AUTHORITY: DI-MGMT-82247

5. CONTRACT REFERENCE: C.16.16.5.1.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: N/A

9. DISTRIBUTION STATEMENT REQUIRED: E

10. FREQUENCY: See item 16

11. AS OF DATE: N/A

12. DATE OF FIRST SUB: See item 16

13. DATE OF SUBS.SUB: See item 16

14. DISTRIBUTION: Post to PEO GCS online CDRL Tool (https://gcscdrl.army.mil)

COPIES: FINAL: 1

15. TOTAL: 1

16. REMARKS:

Block 4: Hardcopy or Electronic submission is permissible if sent with encryption.

Blocks 10, 11, 12, 13: Initial, and all subsequent annual submissions, of SSP and Plans of Action (or appropriate extracts thereof) are submitted upon request.

Block 12: SSP and Plans of Action (or appropriate extracts thereof) submissions, initial and subsequent, are submitted upon request. Requests will indicate what specific information is required (e.g., list of requirements not yet met and associated plans of action; description of how all requirements are met and associated plans of action).

1. DATA ITEM NO: A043

2. TITLE OF DATA ITEM: Integrated Master Schedule (IMS)

3. SUBTITLE: Desktop Metrics - Project Schedule

4. AUTHORITY: DI-MGMT-81650(T)

5. CONTRACT REFERENCE: C.4.1

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool

(https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

BLOCK 4: Delete paragraph b and 1.

BLOCK 7: The contractor shall provide e-mail transmittal notification of data submissions to the Procuring Contracting Officer, Contract Specialist, Contracting Officer's Representative and Project Manager Procurement Analyst.

BLOCK 8: Each submission of the Desktop Metrics will be analyzed for format and content. The Government will review and comment within 5 business days.

Contractor corrections will be incorporated in the following subsequent submission.

BLOCK 10: The contractor shall submit the Desktop Metrics monthly.

BLOCK 12: The first Desktop Metrics is due NLT 12 working days after the end of the first complete accounting period.

BLOCK 13: Subsequent monthly Desktop Metrics are due NLT 12 working days after the end of the first complete accounting period.

BLOCK 14: The contractor shall use Microsoft Project (MS Project) as the reporting tool, unless the Government approves another tool to be used in lieu of MS Project.

Distribution will be made via the electronic data repository managed by the Government and identified in the work directive. Deliveries need to be in Open Plan and MS Project. Contractor shall provide e-mail notification of data submissions to the PCO (LT only), Administrative Contracting Officer (ACO) (LT only), Contract Specialist (LT only), COR, and PM Procurement Analyst.

Government Point of Contact will be identified in the work directive.

1. DATA ITEM NO: A044

2. TITLE OF DATA ITEM: Technical Report-Study/Services

3. SUBTITLE: Logistics Maintenance and Repair Parts Data Report

4. AUTHORITY: DI-MISC-80508B

5. CONTRACT REFERENCE: C.8.13

6. REQUIRING OFFICE: PEO-GCS

7. DD250 REQ: NO

8. APP CODE: A

9. DISTRIBUTION STATEMENT REQUIRED: D

10. FREQUENCY: See Block 16

11. AS OF DATE: See Block 16

12. DATE OF FIRST SUBMISSION: See Block 16

13. DATE OF SUBSEQUENT SUBMISSION: See Block 16

14. DISTRIBUTION: Post to the online PEO GCS CDRL Delivery Tool(https://gcscdrl.army.mil/ext/AKOAccess/Vendor/Upload/)

15. TOTAL COPIES: 1

16. REMARKS:

Block 8: The Government will accept or reject submittals within 15 calendar days after receipt. The contractor will be notified via email through the PEO GCS CDRL Delivery Tool. The contractor shall address Government comments and resubmit within 10 calendar days after a rejection notice. Alternative dates in the WD supersede these dates.

Blocks 10, 11, 12, and 13: This CDRL is due as required in the work directive.