(U) Foundation Sustainment Support, Software and Integration

(FS3i)

Contract Number

TBD

Contract Data Requirements List (CDRL)

xx/xx/2025

Version 3.1

| Date | Description of the change | Who made the change | Who Authorized the Change |
| --- | --- | --- | --- |

(U) TABLE OF CONTENTS

1	(U) Introduction	5

1.1	(U) Purpose	5

1.2	(U) Authorities & Applicability	5

2	(U) General Instructions	5

2.1	(U) Delivery Instructions	5

2.2	(U) Naming Conventions	5

3	(U) CDRL Index	6

3.1	(U) Applicable Guidance	6

4	(U) CDRL Detailed Descriptions	9

4.1	(U) Program Management Plan (A001)	9

4.2	(U) Contract Funds Status Report (A002)	11

4.3	(U) Agile Development Management Plan (A003)	12

4.4	(U) End of Sprint Status Report (A004)	13

4.5	(U) Security Plan (A005)	14

4.6	(U) Transition-In Plan (A006)	15

4.7	(U) GFP/Material List (A007)	16

4.8	(U) System Monitoring Plan (A008)	18

4.9	(U) Cloud Migration Plan (A009)	20

4.10	(U) Customer Engagement/Meeting Minutes & Action Items (A010)	21

4.11	(U) Software Code and Software Code Documentation (A011)	22

4.12	(U) Transition-Out Plan (A012)	23

4.13	(U) Configuration Management Plan (A013)	24

4.14	(U) Risk Management Plan (A014)	25

4.15	(U) Quality Control Plan (A015)	26

4.16	(U) Staffing List (A017)	28

4.17	(U) Information Technology Disaster Recovery Plan (A018)	29

4.18	(U) Version Description Document (A019)	30

4.19	(U) Decommissioning Plan (A020)	32

4.20	(U) Deployment/Release Plan (A021)	33

4.21	(U) Buisness Management Review (A022)	35

4.22	(U) Program Management Review (A023)	36

4.23	(U) Deployment Chart (A024)	37

4.24	(U) Task-Order Kick-Off Presentation (A025)	38

4.26     (U) Test Readiness Review (TRR) Checklist (A027)	40

4.27     (U) Product Support Strategy Survey and Assessment (PSA) (A029)	42

4.28     (U) Operations Support Plan (OSP) (A030)	43

4.29     (U) Integration Management Plan (IMP) (A031)	45

4.30     (U) Design Review Presentation (DRP) (A032)	47

4.31     (U) Requirements Traceability Matrix (RTM) (A033)	49

4.32     (U) Capability Integration Schedule (CIS) (A034)	50

4.33     (U) Work Breakdown Structure (WBS) (A035)	51

4.34     (U) Risk / Issue / Opportunity Register (RIOR) (A036)	52

4.35     (U) System Performance Optimization Technical Report (SPOTR) (A037)	53

4.36     (U) Software Library Management Report (SLMR) (A038)	55

4.37     (U) Automation Deployment Instructions (A039)	56

4.38     (U) Operational Readiness Review (ORR) Checklist (A041)	57

4.39     (U) Continual Service Improvement (CSI) / (BPR) (A042)	58

4.40     (U) Request for Change (RFC) Management Impact Assessment (A043)	59

4.41     (U) Test Report (A044)	60

4.42     (U) Corrective Action Report (CAR) (A046)	61

4.43     (U) Stakeholder Communication Plan (A047)	62

4.44     (U) Sustainment Support Plan (SSP) (A048)	64

4.45     (U) Machine Learning Performance Report (MLPR) (A049)	66

Appendix A: (U) FS3i – Funds Status Report Template	68

# (U) Introduction

## (U) Purpose

(U) The purpose of this document is to define the Contract Data Requirements List (CDRL) and provide general instructions and guidance associated with the preparation and delivery of the deliverables required under the FS3i contract.

## (U) Authorities & Applicability

(U) The authorities for the associated CDRL and the corresponding DD Form 1423-1(s) can be found within section 4 of this document.  If additional assistance is needed, please contact the Contracting Officer.

# (U) General Instructions

(U) The contractor shall use this CDRL list for all Task Orders (TO) unless otherwise specified.

(U) The contractor shall use each TO Performance Work Statement, along with Block 16 of each CDRL-1423 to verify specific requirements per capability for each TO.

(U) Data Items shall be appropriately classified and portion marked at time of submission.  Data Items not properly marked will be rejected as non-compliant.

## (U) Delivery Instructions

(U) All Data Items shall be delivered via the Contractor provided, managed, and access-controlled data management system as specified in Base PWS.

## (U) Naming Conventions

(U) Data Items shall be created using the following standard naming convention.  The naming convention consists of each of the data elements below separated by an underscore (i.e. "_").

- [Sequence Number] – the Data Item number (Block 1 from 1423-1) D001-D0##

- [Program Name] – FS3i

- [Data Item Title] – Title of Data Item (Block 2 from Form 1423-1)

- [Version number] – X.Y (e.g. v1.1)

- [Date] - in the format, year (YYYY) + month (MM) + day (DD) (e.g. 20150901)

(U) An example filename that conforms to the standard naming convention is provided below:  D003_FS3i_Integrated_Master_Plan_v1.1_20151101.doc

# (U) CDRL Index

## (U) Applicable Guidance

(U) CDRLs should be the initial, draft, and final submissions, with updates as necessary, as identified within Section 4.0.  Any updates required through the life of the Contract, including Contract options and Contract close-out should include updates to these documents.

Table is Unclassified

| CDRL Title | CDRL # |
| --- | --- |
| Program Management Plan | A001 |
| Contract Funds Status Report | A002 |
| Agile Development Management Plan | A003 |
| End of Sprint Status Reports | A004 |
| Security Plan | A005 |
| Transition-In Plan | A006 |
| GFP/Material List | A007 |
| Monitoring Plan | A008 |
| Cloud Migration Plan | A009 |
| Customer Engagement, Meeting Minutes and Action Items | A010 |
| Software Code and Software Documentation | A011 |
| Transition-Out Plan | A012 |
| Configuration Management Plan | A013 |
| Risk Management Plan | A014 |
| Quality Control Plan | A015 |
| Reserved | A016 |
| Staffing List | A017 |
| Information Technology Disaster Recovery Plan (ITDR) | A018 |
| Version Description Document | A019 |
| Decommissioning Plan(s) | A020 |
| Release Plan | A021 |
| Business Management Review | A022 |
| Program Management Review | A023 |
| Deployment Chart | A024 |
| Task Order Kickoff Presentation | A025 |
| Reserved | A026 |
| Test Readiness Review checklist | A027 |
| Reserved | A028 |
| Product Support Strategy Survey and Assessment (PSA) | A029 |
| Operations Support Plan (OSP) | A030 |
| Integration Management Plan (IMP) | A031 |
| Design Review Presentation (DRP) | A032 |
| Requirements Traceability Matrix (RTM) | A033 |
| Capability Integration Schedule (CIS) | A034 |
| Work Breakdown Structure (WBS) | A035 |
| Risk / Issue / Opportunity Register (RIOR) | A036 |
| System Performance Optimization Technical Report | A037 |
| Software Library Management Report | A038 |
| Automation Deployment Instructions | A039 |
| Reserved | A040 |
| Operational Readiness Reviews (ORR) | A041 |
| Continual Service Improvement (CSI)/Business Process Reengineering (BPR) | A042 |
| Request for Change (RFC) Management Impact Assessment | A043 |
| Integration Test Report | A044 |
| Reserved | A045 |
| Corrective Action Report (CAR) | A046 |
| Stakeholder Communication Plan (SCP) | A047 |
| Sustainment Support Plan (SSP) | A048 |
| Machine Learning Performance Report (MLPR) | A049 |

# (U) CDRL Detailed Descriptions

## (U) Program Management Plan (A001)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A001 | 2. TITLE OF DATA ITEM Program Management Plan (PMP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7.1 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Proposal |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE N/A |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  |  |  |  |  | See Block 16 |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The PMP shall be delivered in Contractor Format in Microsoft Word for Government use and modification without containing any proprietary information. Block 10: PMP sections shall be revised as required by the Government. Revisions shall be delivered 20 business days after receipt of Government request. Block 12: Initial PMP shall be delivered with Proposal and shall not exceed 10 pages. Block 13: Final PMP shall be delivered Award +30 calendar days. - The PMP shall: - Present an organization chart and supporting narrative describing the management office the offeror establishes to manage the contractual commitments; - Define lines of control, responsibilities, functional relationships, and authority between the management office and the offeror's other organizational elements; - Describe all interfaces between the offeror and the Government and between the offeror and other contractors which are necessary and pertinent to the accomplishment of the contract; - Describe the management methods the offeror will employ to ensure meeting all preparations, format, and submittal requirements established by the CDRL (DD Form 1423) for data to be delivered to the Government; and present an adequate staffing plan which details how the offeror plans to hire, retain, and transition qualified personnel in for subsequent task orders to ensure successful accomplishment of the proposed technical and management approaches throughout the life of the contract. - Identify staffing gaps and mitigation activities. - Include subcontractor teams and expertise provided to overall staffing profile - Present reach back and/or process plan to source and maintain qualified individuals. - Provide an acceptable team of personnel with domain knowledge, education and experience to perform the Base PWS tasks for their positions. - Provide process and procedures to manage and scale FS3i contract to meet future requirements. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 3 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le , FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Contract Funds Status Report (A002)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A002 | 2. TITLE OF DATA ITEM Contract Funds Status Report |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| DI-MGMT-81468 |  |  |  |  | Base PWS Paragraph 7.1 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | Monthly |  |  |  | 30 days after contract award |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE N/A |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  |  |  |  |  | Each Invoice |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Notes: Block 13: Additionally, upon request within 72 hours The Contractor shall submit the monthly CFSR format found in the Appendix A: FS3i – Funds Status Report Template. CFSR shall be delivered ten (10) business days after the end of each month. In addition to the CFSR data, Contractor shall include a detailed report of performance/funding data to be presented by Capability and CLIN. Capability performance data for period of performance shall include, but not limited to: -Capability WBS Items, traced to hours/dollars expended, and Remaining funding per Capability. -Accomplishments and deployments completed and pending. -Contractual Performance Metrics by Capability and period of performance. Block 4: Contractor Format Acceptable for Performance data report. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Agile Development Management Plan (A003)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A003 | 2. TITLE OF DATA ITEM Agile Development Management Plan (ADMP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 4 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | Annually |  |  |  | Award +30 Calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE N/A |  |  |  | 13. DATE SUBSEQUENT SUBMISSION As Required |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  |  |  |  |  |  |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The ADMP shall be delivered in Contractor Format in Microsoft Word for Government use and modification without containing any proprietary information. Notes: 1. The government will provide the contractor a draft ADMP at Contract Kick-off meeting to review and update. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) End of Sprint Status Report (A004)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A004 | 2. TITLE OF DATA ITEM End of Sprint Status Report |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7.1 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | Each sprint |  |  |  | End of initial Sprint |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE N/A |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  |  |  |  |  | Update per each sprint |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Notes: 1. The Contractor shall submit the End of Sprint Status Report in JIRA and the Knowledge Management. 2. The Contractor shall provide report at the end of each Sprint. The End of Sprint report shall: - Identify specific accomplishments of a given sprint. - Stories planned. - Stories completed / not completed. - Risks/issues. - Sprint goals. - Identify original schedule, tasks that were added, moved, cancelled. - Change in requirements, Demos, product owner’s comments. - The state of backlog. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | JIRA |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Security Plan (A005)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| DI-IPSC-81488 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A005 | 2. TITLE OF DATA ITEM Security Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7.6 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | Award +30 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE N/A |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  |  |  |  |  | N/A |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Security Plan shall be delivered in Microsoft Word for Government use and modification without any proprietary information. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Transition-In Plan (A006)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A006 | 2. TITLE OF DATA ITEM Transition-In Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS WBS # 6.41 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | N/A |  |  |  | At Proposal |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Transition-In Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. The Transition-In Plan shall not exceed 10 pages. Block 12: The Transition-In Plan shall be delivered with Proposal The Transition-In Plan shall: - Provide transition approach, key activities/tasks, rationale and schedule assuming full responsibility of capabilities NLT Government Designated date. - A detailed resource assigned schedule outlining 15-30-45-day plans. - Identify relevant risks and proposed mitigation. - Identify the environments to be transitioned. - Provide assumptions. - Identify GFE/GFI required to affect transition. - Required Subject Matter Expert (SME) participation. - Provide overall time-phased staffing plan. - Provide ramp-up profile to execute the transition. - Provide a Transition Readiness Review Checklist. - Provide recommendations to PMO for further investigation (CDRLs A022) - Operational Transitions (paragraph 5.41) shall include support to a Government Operational Review |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) GFP/Material List (A007)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A007 | 2. TITLE OF DATA ITEM GFP/Material List |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7.4 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | Award +30 calendar days. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE N/A |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  |  |  |  |  | Updates as required by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The GFP/Material List shall be delivered in Microsoft Excel for Government use and modification without containing any proprietary information. Block 12: The GFP/Material List shall be delivered Award +30 calendar days. Block 13: Updates as required by the Government. The Material List shall contain the following: - Contract Number - Contractor Point of Contact - Date of Last Physical Inventory - Inventory with the following: - Item Name - Asset Identification Number or Unique Item Identifier - Item Description - Manufacturer Name - Manufacturer Part Number - Manufacturer Model Number - Serial Number - Quantity - Location - Type of Government Property – Government Furnished Property (GFP) or Contractor Acquired Property (CAP) - Current condition of equipment, per the equipment condition status listed below as applicable: - Condition A – Serviceable Usable without Qualification - Condition B – Serviceable Usable with Qualification - Condition D – Serviceable Test/Modification - Condition F – Unserviceable Reparable - Condition H - Condemned |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) System Monitoring Plan (A008)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A008 | 2. TITLE OF DATA ITEM System Monitoring Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) Contractor Format Acceptable |  |  |  |  | 5. CONTRACT REFERENCE Base PWS WBS# 6.20, 6.21, 6.26 |  |  |  |  | 6. REQUIRING OFFICE IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Proposal + 60 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Update as directed by Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The System Monitoring Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 10. Sections of the System Monitoring Plan shall be revised as directed by the Government. Revised Plan shall be delivered within 15 calendar days after request from the Government. Block 12. The Initial System Monitoring Plan shall be delivered with the Proposal and shall not exceed 10 pages. Block 13. Updates to System Monitoring Plan shall be delivered as directed by the Government within 5 business days. The System Monitoring Plan shall provide the contractor’s approach for monitoring all systems under the contractor’s care. These include but are not limited to: - Proactively detecting, identifying, and fixing operational issues such as incidents, performance problems, system degradations, for the entire operational baseline including subsystems, COTS, GOTS, FOSS, databases, etc. - Cloud, and Cloud services in all security domains where the systems reside. - If applicable, the system’s on premises assets (software, servers, network, storage, etc.). - Where applicable, during testing and deployment to operations. - Diagnostic information to help isolate issues with a system or system component and resolve them quickly. The System Monitoring Plan shall include the contractor’s approach to gain efficiencies this includes but is not limited to: - Using automation to reduce the cost of day-to-day operations (i.e., reducing the number of resources needed to sustain the operational baseline). - Using automation to reduce the cost of testing, integrating, and deploying capabilities to the operational baseline. - Leveraging Cloud pricing policy to optimize the cost of Cloud usage. - The approach to right sizing of Cloud services. . The System Monitoring Plan shall include the contractor’s approach for monitoring the health of the operational baseline, at the minimum, the plan shall include: - The ability to identify system component’s anomalies, performance issue, or degradation and provide metrics and measures that show the failing component. - Description of automated detection for discovering anomalies related to systems or systems components, performance degradation, malfunctioning processes, hanging or looping processes, etc. - Where possible provide self-healing solution to resolve, anomalies, performance degradation, hanging or looping processes, and other issues with operational baseline. - Description of the metrics selected for monitoring and the rationale for selecting those metrics. The metrics collected and reported shall include but are not limited to: - Operational metrics such as system and components availability, Cloud storage capacity allocated and used capacity for S3, EBS, etc. - Cloud Services usage and utilizations i.e., RDS CPU time, memory, disk and network usage, - Where applies, response times and EC2 utilizations for execution for batch, ETL, and interactive transactions. - Description of the approach for setting alerts and alarms that will monitor the end-to-end heath of the systems. - Description of the threshold values that will trigger alerts and alarms, the rationale for choosing these threshold values and the process/procedures that will be followed if threshold values are breached. The Contractor shall propose a dashboard, based on dashboard best practices, to visualize monitoring data that shows the end-to-end status and health of a system. At the minimum the dashboard shall: - provide the capability to identify systems / system components and other areas needing attention, such as network outages, a spike in incident reports, or high utilization of IT resources. - Provide actionable information i.e. showing system degradation. - Provide the capability to drilldown, set filters, print and downloads the information. - Provide the capability to produce real-time updates at the system level. - Provide the capability to have customize widgets and tailoring dashboard reports to view the underlying data. Based on the information in this PWS the Contractor shall propose a System Monitoring Plan to meet the CDRL A008 intent. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Cloud Migration Plan (A009)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A009 | 2. TITLE OF DATA ITEM Cloud Migration Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS 6.37 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | as directed by the Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | as directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Cloud Migration Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 12. The Cloud Migration Plan shall be delivered as directed by the Government. Block 13. Revisions to the Cloud Migration Plan sections shall be delivered as directed by the Government. The Cloud Migration Plan shall provide: - Detail of the operational components/services to be migrated to the cloud. - Detail of the cloud architecture costs to support the migration of the components/services. - Detail the schedule and dependencies for migrating the applications and services, supporting databases, and data to the cloud. Include security assessment and accreditation steps for authorization to operate. - Detail of the risks and mitigations to reduce operational downtimes during migration. - Detail, if any, additional resources and personnel required to support the operational cloud environments. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Customer Engagement/Meeting Minutes & Action Items (A010)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A010 | 2. TITLE OF DATA ITEM Customer engagement/Meeting Minutes & Action Items. |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS Paragraph 7.1 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | See Block 16 |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The item shall be delivered in Microsoft Word and/or Excel for Government use and modification without containing any proprietary information. Block 10: Revisions shall be delivered as directed by the Government. Block 12. When directed by the Government, the items shall be delivered NLT five (5) working days after the event/meeting/engagement. The Meeting Minutes and Action Items shall address in depth the following: - The purpose and objective of the meeting or trip - The meeting or trip location - A summary of the discussions that occurred - Relevant conclusions/recommendations based on the meeting or trip - Action items resulting from the meeting or trip - List of attendees or participants - Briefing charts, if presented, shall be attached for information only - Mandatory minutes/action items included with all TEMs w/ PMO, Program Kick-off, PMRs, RPEs, Ad Hoc per request at the direction of the Government. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Software Code and Software Code Documentation (A011)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A011 | 2. TITLE OF DATA ITEM Software Code and Software Code Documentation |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS 6.16 to 6.19, 6.43 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | See Block 16 |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 12: Provide for first operational release. Block 13: Provide for first operational release. Notes: - All Software Code and Software Code Documentation shall be delivered in the Government provided environment i.e. Git Hub for Government use and modification without containing any proprietary information. - All software must meet Government testing, inspection, and acceptance criteria before delivery. - All software must meet NGA 503 compliance specifications. - The Software Code Documentation shall be delivered 10 business days after required by the Government. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Transition-Out Plan (A012)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A012 | 2. TITLE OF DATA ITEM Transition-Out Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS WBS# 6.42 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | As directed by the Government. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Transition-Out Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 12. The Transition-Out Plan shall be delivered as directed by the Government within 30 calendar days of the request. Block 13. Revisions to the Transition-Out Plan sections shall be delivered as requested by the Government. Revised Plan shall be delivered 5 business days after request from the Government. The Transition-out Plan shall: -identify the key GFE/GFI artifacts supporting operational applications, databases, configuration management, governance, helpdesk, training, release cadence and schedules, application interfaces, software, and material required to transition from current Release train and O&M activities to a new contractor. - Detail transition–out schedule including any dependencies, risks, and: proposed mitigation. - Identify (if required) travel requirement to introduce the new personnel to the key product owners and contractors developing FS3i services. - Detail key personnel and subject matter experts activities and how will they remain available throughout the transition. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Configuration Management Plan (A013)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A013 | 2. TITLE OF DATA ITEM Configuration Management Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS WBS# 6.3 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +30 Calendar Days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Update as directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Configuration Management Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 10. Revised Configuration Management Plan shall be delivered as directed by the Government. Block 12: Configuration Management Plan shall be delivered to the Government Award + 30 calendar days. Block 13. Update to Configuration Management Plan shall be delivered as directed by the Government. The Configuration Management Plan shall: - Detail tools and resources for configuration management, monitoring, and reporting. - Detail the configuration management activities require to maintain FS3i’s application program interfaces (APIs) used for external development and internal operational and maintenance activities. - Detail processes and tools to monitor, manage, and report on the test and operational baselines’ Problem incidents (PBIs)/Discrepancy Reports (DRs). - Ranking of configuration discrepancies and anomalies for the purpose of risk assessments. An example of ranking could be High, Medium, and Low. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | CM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Risk Management Plan (A014)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A014 | 2. TITLE OF DATA ITEM Risk Management Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7.1 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +30 calendar days. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Risk Management Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 10: Revisions to Risk Management Plan sections shall be delivered as requested by the Government. Block 12: Risk Management Plan shall be delivered to the Government Award + 30 calendar days. Block 13. Updates to Risk Management Plan shall be delivered as directed by the Government. The Risk Management Plan shall address in depth each major section identified below: - Risk Management Strategy and Process - Responsible/Executing Organizational Component - Risk Management Process and Procedures - Risk Identification - Risk Analysis - Risk Mitigation Planning - Risk Mitigation Implementation - Risk Tracking |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Quality Control Plan (A015)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A015 | 2. TITLE OF DATA ITEM Quality Control Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS and Task Order QASP |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +45 calendar days. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Quality Control Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 10: Revisions to Quality Control Plan sections shall be delivered as requested by the Government. Block 12: The Quality Control Plan shall be delivered to the Government Award +45 calendar days. Block 13. Updates to the Quality Control Plan shall be delivered as directed by the Government. (U) The Contractor shall implement and perform a Quality Control function to ensure that all activities performed, and products delivered under the FS3i Contract meet or exceed the standards in the QASP. The Quality Control function shall be documented in a Quality Control Plan (QCP). The plan shall identify Contractor responsibilities and activities required to implement a comprehensive Quality Control program. The plan shall identify staffing and procedures for self-inspecting the quality, timeliness, responsiveness, customer satisfaction, and other performance requirements. The plan shall describe the organization responsible for implementing the QCP. The QCP shall describe the processes and procedures used to ensure a robust execution of the plan. (U) The Contractor shall implement and conduct a performance measurement activity to evaluate the Contractor’s performance under this contract in accordance with the standards specified in the Performance Requirements Summary (PRS). This activity shall be documented in the QCP. The plan shall – for each standard specified in the PRS – identify the means of measurement or formula(s) to be used for calculations, the performance threshold (acceptability), and the frequency and method of reporting. (U) The CPM shall meet twice per Contract period with the CO, GPMO, and/or COR and other government-designated personnel as deemed necessary to discuss performance evaluation(s). These will be in-depth reviews with the Contractor, including appropriate self-assessments by the Contractor; however, if the need arises, the Contractor will meet with the GPMO and/or COR as often as required or per either party’s request. (U) If the Contractor is not meeting the minimum requirements, the Contractor shall develop and deliver a Corrective Action Plan (CDRL-A046) in the manner and within the time frame specified by the Government, specifying how and by what date it shall bring performance up to the required levels. (U) The GPMO and/or COR along with the Contractor should jointly formulate tactical and long-term courses of action. Decisions regarding changes to metrics, thresholds, or service levels should be clearly documented. If a change is required to the existing contract, it will be incorporated as a contract modification by the CO. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

## (U) Staffing List (A017)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A017 | 2. TITLE OF DATA ITEM Staffing List |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7.2 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +30 Calendar Days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Staffing List shall be delivered in Microsoft Word to the Government. Block 10: Revisions to Staffing List shall be delivered within 30 calendar days after requested by the Government. Block 12. The initial Staffing List shall be delivered to Government within 30 calendar days after award. Block 13: Update to Staffing List: The Staffing List shall be current as of the first day of the current month. The contractor shall develop and maintain a current Staffing List. The Staffing List shall contain the names, job title, assignments, employer, contact information, and planned departure date for all Contractor and Subcontractor personnel assigned to the FS3i contract. The Staffing List shall be current as of the first day of the current month. It shall identify any personnel that left the contract during the previous month and identify any personnel scheduled to on-board on the contract during the current or following month. Names of personnel that have left the contract shall be removed from the Staffing List within four (4) working days of their departure. The Staffing List shall be posted for GPMO personnel, COR, and CO access. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Information Technology Disaster Recovery Plan (A018)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A018 | 2. TITLE OF DATA ITEM Information Technology Disaster Recovery Plan (ITDR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS WBS# 6.32 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +60 Calendar Days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Update yearly for all supported subsystems and environments |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Update or tailored ITRD shall be delivered in MS-Office product format for the Government use and modification without containing any proprietary information. Block 12: The ITDR Plan shall be delivered to the Government Award + 60 calendar days. The contractor shall provide tailored, cost effective ITDR solutions that reduce risk. The Contractor conducts and maintains an end-to-end comprehensive ITDR program to include but not limited to: - Conduct end-to-end reviews of architecture, cloud engineering, RAM engineering, backups, fail-overs and process/policy to determine ITDR options for government selection. - Implement government-selected ITDR options in the architecture and process changes through the sprint and release process. - Enter information into the ITDR Continuity Planning Tool (CPT). - Conduct/participate in ITDR exercises for operational FS3i capabilities applications/capabilities/services. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Version Description Document (A019)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A019 | 2. TITLE OF DATA ITEM Version Description Document |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS Para # 6.16 to 6.19, 6.43 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Template provided (SOP) |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | The first VDD with first operational release prior to deployment |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | each operational release prior to deployment |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Version Description Document (VDD) shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Template is provided in the SOP document. Block 10: Revisions to Version Description Document sections shall be delivered as requested by the Government. Block 12: The Version Description Document shall be delivered with each operational release prior to deployment. Block 13. The Version Description Document shall be delivered with each subsequent operational release prior to install. The Version Description Document shall include but is not limited to: - System Overview - Document Overview - Ref Documents - Deployment Environment - S/W Functionality and Capabilities - Inventory of Software Components - Software deliverables - Software List - Changes Installed - Install Instructions (if needed) - Known Problems |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Decommissioning Plan (A020)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A020 | 2. TITLE OF DATA ITEM Decommissioning Plan |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS WBS # 6.30 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As requested by the Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As requested by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Decommissioning Plan shall be delivered in Microsoft Word for Government use and modification without containing any proprietary information. Block 10: Revisions to Decommissioning Plan sections shall be delivered as requested by the Government. Block 12: The Decommissioning Plan shall be delivered as requested by the Government. Block 13. Follow-on Decommissioning Plan(s) shall be delivered as requested by the Government. The Decommissioning Plan shall: - at a minimum, describe capability to decommission, assumptions, resources needed and schedule to complete activity |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Deployment/Release Plan (A021)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A021 | 2. TITLE OF DATA ITEM Deployment/Release Schedule |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Per Government directed format |  |  |  |  | Base PWS WBS # 6.5, 6.11 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR (Each RPE) |  |  |  | After first RPE + 5 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | After each RPE + 5 calendar days |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Deployment / release schedule shall be delivered as update in Government designated media (JIRA, SharePoint, Confluence, etc.) and a PDF copy to PMO for Government use and modification without containing any proprietary information. Block 10. Updated Deployment/ release schedule shall be delivered 5 calendar days before the release of capability into operations. Block 12: The Initial Deployment/ release schedule shall be delivered 5 calendar days before the first release of capability into operation. Block 13: Revisions to Deployment/ release schedule sections shall be delivered 15 business days before the release of capability into operations. The Deployment/ release schedule shall: - Provide a schedule for the deployment activities, identifying the capability/sub-system to be deployed, timing, window, and environments to be deployed into. - Include any Government required NTO testing, enterprise test events, deployments, scans, external demos, quality standards, independent verification and validation IV&V, security approval. - Delineates role and responsibilities (e.g., RACI (Responsible, Accountable, Consulted, and Informed), dates and timing of deployment, risk and issues, back out plan, and notifications to stakeholders’ plan. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | KM (JIRA) |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Business Management Review (A022)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A022 | 2. TITLE OF DATA ITEM Business Management Review (BMR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +30 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Monthly |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Business Management Review (BMR) shall be delivered in Microsoft Power and Excel for Government use and modification without containing any proprietary information. Block 10: Revisions to Business Management Review sections shall be delivered as requested by the Government. Block 12: The Initial Business Management Review shall be delivered Award+30 calendar days. Block 13. Subsequent Business Management Review shall be provided monthly. The Business Management Review shall: - Provide a CLIN overview, CLIN Breakdown by capability. recent funding; and funding status (current Estimate at Completion (EAC) and projected funds runout date - Provide a BMR Excel Review spreadsheet to track budget forecast, burn rates, funds remaining on contract, and projected funds runout date. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | TS SharePoint |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Program Management Review (A023)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A023 | 2. TITLE OF DATA ITEM Program Management Review (PMR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Contractor Format Acceptable |  |  |  |  | Base PWS Paragraph 7 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award +30 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Monthly |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Program Management Review (PMR) shall be delivered in Microsoft PowerPoint for Government use and modification without containing any proprietary information. Block 10: Revisions to Program Management Review sections shall be delivered as requested by the Government. Block 12: The Initial Program Management Review shall be delivered Award+30 calendar days. Block 13. Subsequent Program Management Review shall be provided monthly. The Program Management Review shall: - Provide an overview of the Operations Team highlights/metrics; Support System overview; and Cyber Security status - Technical overview to include Milestone Review; Sprint Release Summary; and Risk Review. - Action Item Review |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Deployment Chart (A024)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A024 | 2. TITLE OF DATA ITEM Deployment Chart |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS WBS# 6.5 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| Microsoft Excel |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | 5 calendar days after first RPE |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | 5 calendar days after first RPE |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Deployment Chart shall be delivered in Microsoft Excel for Government use and modification without containing any proprietary information. Block 10: Revisions to New System Assessment sections shall be delivered as requested by the Government. Block 12: The initial Deployment Chart shall be delivered to the Government 5 calendar days after the first Release Planning Event (RPE). Block 13. Each future Deployment Chart shall be delivered to the Government 5 calendar days after each Release Planning Event (RPE). The contractor shall update and maintain the Deployment Chart. A version of deployment chart is in the Bidders Library. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## (U) Task-Order Kick-Off Presentation (A025)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A025 | 2. TITLE OF DATA ITEM Task Order Kickoff Presentation |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| PowerPoint |  |  |  |  | Base PWS para # 6.41 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Kick-Off meeting |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | 15 calendar days after a new subsystem is added to the Task-Order. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Shall be delivered in PowerPoint for Government use and modification without containing any proprietary information. Block 10: Revisions to Transition-In PPT shall be delivered as requested by the Government. Block 12: The Transition-In Presentation shall be delivered to the Government Award + 15 calendar days and presented during the Kick-Off meeting. Block 13. Each future presentation shall be delivered 15 calendar days after future subsystem is added to the Task-Order. The Kickoff Presentation shall include but are not limited to: - A PowerPoint summary of the transition-in plan. - Detailed resource loaded schedule showing the 15-30-45 days planned activities. - Process of capturing and transitioning all necessary GFE and GFI. - On boarding - All logistics items (security, SCIF, account creations, etc.,) - security (physical, personnel, cyber, information) - Software keys, system administration account access, risks, action items, and equipment relating to transitioning of operations and maintenance support from the FGS-IOS contract. - Support of the government’s task order transition readiness review checklist execution. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

4.25 (U) Release Management (A026)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A029 | 2. TITLE OF DATA ITEM Release Management |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS, Paragraph 6.5 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to PSA shall be delivered as directed by the Government. Block 12: The initial PSA shall be delivered as directed by the Government. Block 13. Each future PSA shall be delivered as directed by the Government. The contractor shall deliver a report that covers subsystem gaps, manpower, monitoring requirements, software baselines, IT requirements, and Reliability, Availability and Maintainability (RAM) discovered during the Product Support Strategy Survey and Assessment (PSA). The contractor shall use the DoD Product Support Manager Guidebook 2019 as a guide to performing the assessment. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

## 4.26 (U) Test Readiness Review (TRR) Checklist (A027)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A027 | 2. TITLE OF DATA ITEM Technical Readiness Review (TRR) Checklist |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS para # 6.7, 6.13 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Deliver to the Government 30 calendar days before the first TRR event. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Deliver to the Government 30 calendar days before each TRR event |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to TRR checklist shall be delivered as required leading up to readiness reviews. Block 12: The initial TRR checklist shall be delivered to the Government 30 calendar days before the first TRR event. Block 13. Each future TRR checklist shall be deliver to the Government 30 calendar days before each TRR event. (U) TRR Content: The contractor shall design TRR checklists tailored for each event using industry standards and past examples from Foundation GEOINT reviews. (U) Services to support, provide or participate as appropriate in test to evaluate functional and non-functional requirements. Support integration, developer, and user testing in test environments in support of DevSecOps processes. These processes support developer’s testing, FS3i integration testing, and government user’s testing to support NGA’s Readiness processes such as Independent Verification and Validation (IV&V). Provide supporting documentation for the government’s Cert to Field process for newly delivered capabilities. Provide test support to users for the government’s NGA’s Testing Organization (NTO) assisted-service process and execution of the government’s User Acceptance Testing. The contractor coordinates with the developer and Government Product Owner to produce test plans and supports testing to assess RAM sustainment requirements and other non-functional requirements for IT platforms and IT enterprise services architecture integration. This includes: - An Integrated Test Program and associated plans. - Procedures, and checklists scaled appropriate to the baseline. - Develop check list that is appropriate for Validation and verification - Develop scenarios and checklist in support of Government-managed Independent Verification and Validation (IV&V) events. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.27 (U) Product Support Strategy Survey and Assessment (PSA) (A029)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A029 | 2. TITLE OF DATA ITEM Product Support Strategy Survey and Assessment (PSA) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS, Paragraph 6.3, 6.11, 6.31, 6.43 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to PSA shall be delivered as directed by the Government. Block 12: The initial PSA shall be delivered as directed by the Government. Block 13. Each future PSA shall be delivered as directed by the Government. The contractor shall deliver a report that covers subsystem gaps, manpower, monitoring requirements, software baselines, IT requirements, and Reliability, Availability and Maintainability (RAM) discovered during the Product Support Strategy Survey and Assessment (PSA). The contractor shall use the DoD Product Support Manager Guidebook 2019 as a guide to performing the assessment. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.28 (U) Operations Support Plan (OSP) (A030)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A030 | 2. TITLE OF DATA ITEM Operations Support Plan (OSP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS, Paragraph 6.11, 6.21, 6.22,6.25, 6.31 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to OSP shall be delivered as directed by the Government. Block 12: The initial OSP shall be delivered as directed by the Government. Block 13. Each future OSP shall be delivered as directed by the Government. The contractor shall deliver a plan for Operations Support (OSP) that addresses all the requirements discovered during the Product Support Strategy Survey and Assessment (PSA). The contractor shall use the DoD Product Support Manager Guidebook 2019 as a guide to drafting the Operations Support Plan (OSP). At a minimum, the contractor shall ensure the OSP includes the following details: - describe the policies and procedures governing integration, operations and maintenance of the FS3i capabilities. It should address roles and responsibilities between development, integration, maintenance and operations support activities, even if these functions are being performed outside of the FS3i contract -- Parameters for readiness before handoff between development, integration, maintenance and operations support functions -- Activities for ensuring progress during the integration phase typically viewed as “low-priority” by the enterprise -- Perfective/Preventative/Adaptive activities and the time schedule or other triggers for each activity -- Parameters used to monitor the effectiveness of the maintenance activities, and how those data will be collected and reported -- Procedures for coordination with operations personnel and activities -- Procedures for coordination with the Enterprise Service Center (ESC) -- Demarcation of responsibilities relative to development and maintenance by non-FS3i parties and procedures for coordination with personnel/organizations responsible for interconnected systems/services/components that are not part of FS3i - describe the activities to be performed to transition the newly integrated services to FS3i O&M support to include -- Roles and responsibilities for each activity -- Timeframe/Milestones and coordination with Release Train schedule -- Procedures for installation and checkout at FS3i support environment -- Transfer of knowledge to FS3i support personnel - describe troubleshooting and analysis methods that will be used to identify issues and root cause (i.e., Enterprise vs non-Enterprise services/systems) - describe processes, procedures and methods that will be used to interact with the ESC Tier I Help Desk to include: -- assisting Tier I personnel in solving basic technical problems, -- escalation to Tier III support to resolve problems, -- Incident Management process (i.e., identification, categorization, prioritization, diagnosis, escalation, resolution, closure, and communications) and Problem Management (i.e., detection, categorization, prioritization, investigation and diagnosis, resolution, and closure) and the interaction between Incident and Problem Management |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 4 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.29 (U) Integration Management Plan (IMP) (A031)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A031 | 2. TITLE OF DATA ITEM Integration Management Plan (IMP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS # 6.3, 6.5, 6.11, 6.31, 6.37, 6.43 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | Award + 60 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format for the Integration Management Plan (IMP) is acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to IMP shall be delivered as requested by Government. Block 12: The initial IMP shall be delivered 60 calendar days after contract award. Block 13: Update the IMP shall be available as requested by the Government or as required. The contractor shall deliver an Integration Management Plan (IMP) that describes how all integration efforts should be conducted so that the following components are successfully addressed: - NGA Enterprise, IT Services - IT platform infrastructure - Software architecture - Application and database software - Integration of GOT, COTS, FOSS - Security - Cross Domain data transfer - Cloud provisioning support The contractor shall ensure the IMP contains the following: - Description of guidelines and templates, as well as integration roles / responsibilities, and a checklist that ensure successful integration of newly developed software or software fixes into the operational baselines; - Propose an initial set of existing/published integration standards for integration and provide the reason why these standards were selected; - Describe the process and methods that will be used to maintain the currency and relevancy of the set of development and Integration standards; - Describe how the body of integration/guidance standards can be tailored to each development efforts; - Describe how the body of integration/guidance standards will be communicated to the developers and sustainment team; - Describe where and how the sustainment team gets the information necessary to sustain and troubleshoot the integrated component of the whole; - Describe the contractor’s approach for developing and maintaining Application Programming Interfaces (API), micro services, etc.; and - Describe the approach for scalability when integrating with on premises applications, other Geographic Information System (GIS) applications and GIS data databases. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.30 (U) Design Review Presentation (DRP) (A032)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A032 | 2. TITLE OF DATA ITEM Design Review Presentation (DRP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.7, 6.16-6.19, 6.33, 6.37-6.38, 6.43 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format for the Design Review Presentation (DRP) is acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to DRP shall be delivered as requested by the Government. Block 13. Automation Deployment Instructions shall be updated as required before every deployment. The contractor shall draft a Design Review Presentation (DRP) and host the applicable number of design review sessions with the Government and contractor stakeholders, for Government review and approval. This step will facilitate architecture and design trade-offs that enable the government to make critical investment decisions in systems architecture as needed before building proceeds. Per Government direction, the contractor will provide the following artifacts for the solution if applicable: - Solution design. - Design review with the Government and contractor stakeholders. - Acceptance testing, a Government managed verification, and validation of the solution. - Development and delivery of architectural and system engineering artifacts for the solution. - Collaboration of the contractor with the Government and contractor stakeholders for packaging and releasing the solution into the operational baseline. - Application Program Interface (API) management (designing, publishing, documenting) - Providing the capability for post release metric collection for analysis of executions, functionality, and performance of the newly or changed released capabilities into the operational baseline. - Where applicable, assessing user experience after a new solution is in the production. - Lessons Learned. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.31 (U) Requirements Traceability Matrix (RTM) (A033)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A033 | 2. TITLE OF DATA ITEM Requirements Traceability Matrix (RTM) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) CFA |  |  |  |  | 5. CONTRACT REFERENCE Base PWS Para # 6.36 |  |  |  |  | 6. REQUIRING OFFICE IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format for RTM is acceptable. The Government will provide format as required. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to RTM shall be delivered as requested by the Government within five (5) business day. The contractor shall deliver a Requirements Traceability Matrix process that includes but is not limited to: - Explanations for development of testing scenarios for evolving requirements to ensure efficiency, completeness, and overall quality. - Descriptions for following the life of a requirement, in both forwards and backwards direction. From its origins, through its development and specification, to its subsequent deployment, and through all periods of on-going refinement and iteration in any of these phases. - All appropriate tables and other artifacts that clearly shows the traceability of requirements and any defects associated with any of the requirements. - A table/s showing the testing scenarios are traced to requirements and shows any lack of traceability between requirements and testing scenarios. - A table/s showing the deployed capabilities traced to requirements and testing scenarios and shows any lack of traceability between requirements and deployed capabilities. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.32 (U) Capability Integration Schedule (CIS) (A034)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A034 | 2. TITLE OF DATA ITEM Capability Integration Schedule (CIS) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS Para # 6.5-6.6, 6.16-6.19, 6.36-6.37, 6.43 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The format shall be acceptable version of MS Project or PDF. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to CIS including the Government request for the schedule’s critical path shall be delivered as directed by the Government within two (2) business days. The contractor shall deliver a CIS that describes all the milestones such as requirements collection, design reviews, test readiness reviews, demonstrations, IV&V and finally operational readiness review. The schedule shall be resource loaded. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.33 (U) Work Breakdown Structure (WBS) (A035)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A035 | 2. TITLE OF DATA ITEM Work Breakdown Structure (WBS) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The format for WBS is MS Project (acceptable version of MS project) or PDF. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to WBS shall be delivered as requested by the Government. The contractor shall deliver a WBS (Project plan) tailored to each sub-system that requires integration. The WBS shall contain a level-3 and below detailed Work Breakdown Structure (WBS) with associated costs and the WBS shall align with the Capability Integration Schedule. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY Tbd, FS3i COR |  |  |  | H. DATE |  | I. APPROVED BY Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  | J. DATE |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.34 (U) Risk / Issue / Opportunity Register (RIOR) (A036)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A036 | 2. TITLE OF DATA ITEM Risk / Issue / Opportunity Register (RIOR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS Para # 6.5, 6.8-6.9, 6.11, 6.36-6.38 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | 30 days after a new system is added. |  |  |  | 45 calendar days after award |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Monthly |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format for RIOR is acceptable. The deliverable is for Government use and modification without containing any proprietary information. The contractor shall develop, deliver and maintain an RIOR using the Department of Defense Risk, Issue, and Opportunity Management Guide to help with content. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.35 (U) System Performance Optimization Technical Report (SPOTR) (A037)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A037 | 2. TITLE OF DATA ITEM System Performance Optimization Technical Report |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.1, 6.25-6.27, 6.37-6.38 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | 5th business day of each month |  |  |  | Award + 45 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Update as directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The SPOTR shall be delivered in Contractor Format in Microsoft Word for Government use and modification without containing any proprietary information. Block 10: Revision to this report is done as directed by the Government. Block 13: The optimization plan shall be given The contractor shall provide a System Performance Optimization Technical Report (SPOTR) for systems under the contractor’s care. The SPOTR shall produce reports that address, at the minimum: - Performance monitoring and data collection report for on premises and the Cloud resources. - Provide the type of performance monitoring and cost data collected and their data definitions and usage. - A dashboard for showing end-to-end software performance including ETL elapsed time and AWS resource utilization (i.e., EC2, RDS, EBS, etc.). - Seamlessly navigating the entire software service stack (on premises, Cloud, application code, containers, databases, infrastructure, network links etc.,) and produces report for: - Visibility into the heath of entire software stack. - Identification of performance bottlenecks. - Propose use of alternative AWS services to save costs. - Demonstrate that services are not over provisioned, and the use of AWS services are optimized (The right sized EC2 instances are configured). - Tracking software performance to identify performance improvements, degradations, and any changes in the performance baseline because of a major release or changes to the operational baseline. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.36 (U) Software Library Management Report (SLMR) (A038)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A038 | 2. TITLE OF DATA ITEM Software Library Management Report (SLMR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.2 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | Award +45 calendar days |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Updated as required by change in the baseline. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The SLMR shall be delivered in Contractor Format in Microsoft Word for Government use and modification without containing any proprietary information. Manage and maintain a master Software Library for the installed FG baseline. The Software Library contains the gold copy source code, or COTS licensing information and installation packages (as appropriate) for all software in the production baseline. It includes coordination with the Government Project Management Office to provide advance notice on impacts to COTS licenses, upcoming releases, and system/application impacts that may require changes in license management. - The contractor shall deliver all software, code, gold copy source code, objects, scripts, and middleware into the GFE provided code repository. - The contractor shall present Software Library Management Report in monthly PMR meetings. - The Report shall present the current status of Software Library Management in PMR meetings including the expiration date for each software. - The contractor shall provide to the Government the list of software subject to expiration, or other major changes 6 months ahead of time. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.37 (U) Automation Deployment Instructions (A039)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A039 | 2. TITLE OF DATA ITEM Automation Deployment Instructions |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.4, TO-1 WBS 2.4 TO-1 WBS 4.4 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | First Deployment |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Before every deployment |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Automation Deployment Instructions shall be delivered in Contractor Format in Microsoft Word for Government use and modification without containing any proprietary information. Block 10: Revisions to Automation Deployment Instructions shall be delivered as directed by the Government. Block 12: The initial version of Automation Deployment shall be delivered before the first deployment. Block 13. Automation Deployment Instructions shall be updated as required before every deployment. The contractor creates and implements methods to automatically deploy existing or newly identified capabilities where the FS3i contractor has direct control and responsibility. Coordinate and collaborate with the development teams to produce solutions that are fully automated from a provisioning and deployment standpoint. Produce deployment instructions for all baselines. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.38 (U) Operational Readiness Review (ORR) Checklist (A041)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A041 | 2. TITLE OF DATA ITEM Operational Readiness Review (ORR) Checklist |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.7, 6.14 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As required per ORR events |  |  |  | Deliver to the Government 30 calendar days before the first ORR event. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Deliver to the Government 30 calendar days before each ORR event. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format accepted. The deliverable is for Government use and modification without containing any proprietary information. Deliver an ORR checklist (CDRL A041) and provide inputs to the government for the following: - Readiness Pass-fail criteria - Logistics Assessment - Technical Library contents - Training Requirements - Product Support Strategy - Operational Assessment - Scheduling de-conflictions |  |  |  |  |  |  |  |  |  | FS31 PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.39 (U) Continual Service Improvement (CSI) / (BPR) (A042)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A042 | 2. TITLE OF DATA ITEM Continual Service Improvement (CSI) / Business Process Reengineering (BPR) Report |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.8 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | Every 6 months |  |  |  | As directed by Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The CSI / BPR report shall be delivered in Contractor Format in Microsoft Word for Government use and modification without containing any proprietary information. Define and implement standard continuous service improvement (CSI) processes and continuously collect data related to the Integration, Software Maintenance, and Operations Support services for process streamlining, quality of the user experience, system performance, and or cost savings. CSI approaches, methodologies and techniques are documented to allow evaluation and assessment of effectiveness of the approach chosen. Business process reengineering (BPR) may also be needed to streamline Integration, Software Maintenance, and Operations Support services business processes. The Contractor applies the selected CSI approach to Agile processes emphasizing periodic “stop, inspect, improve” as a process with the following goals: - Improve customer experience - Improve system performance - Decrease deployment cycle time - Reduce system and cloud costs The contractor shall present status of CSI/BPM in the monthly PMR meetings. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.40 (U) Request for Change (RFC) Management Impact Assessment (A043)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A043 | 2. TITLE OF DATA ITEM Request for Change (RFC) Management Impact Assessment |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.10 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | As directed by Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Request for Change (RFC) Management Impact Assessment shall be delivered in Contractor Format in Microsoft Word. Review and prepare responses to RFCs. The Contractor provides system impact assessment with a summary of technical and cost information that impact the backlog and software baseline in accordance with NGA’s RFC process. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | TS SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.41 (U) Test Report (A044)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A044 | 2. TITLE OF DATA ITEM Test Report |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE Base PWS Para # 6.13 |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As required |  |  |  | As directed by the Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Test Report shall be delivered in Contractor Format in Microsoft Word. Provide or participate as appropriate in testing efforts to evaluate functional and non-functional requirements. Support integration, developer, and user testing in test environments in support of DevSecOps processes. The contractor’s scenarios shall track traceability from high-level requirements (from its origins), through its development and specification, to its subsequent testing scenarios, and through all periods of on-going refinement and iteration in any of these phases. The contractor shall produce a Test Report that includes traceability of software functions to the requirements, number of passed and failed, and a brief description of reasons for the failures. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | Technical Library |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 5 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.42 (U) Corrective Action Report (CAR) (A046)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A046 | 2. TITLE OF DATA ITEM Corrective Action Report (CAR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Paragraph # 6.20-6.27 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | As Required |  |  |  | As directed by Government |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by Government |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: The Corrective Action Report shall be delivered in Contractor Format in Microsoft Word. If the contractor is not meeting the minimum requirements, the contractor shall develop and deliver a CAR in the manner and within the time frame specified by the Government, stipulating how and by what date it shall bring performance up to the required levels. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 3 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.43 (U) Stakeholder Communication Plan (A047)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A047 | 2. TITLE OF DATA ITEM Stakeholder Communication Plan (SCP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  | Base PWS Para # 6.7, 6.11-6.12, 6.29 |  |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | 60 calendar days after award |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | 30 calendar days after anew sub-system is added to the task-order |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. (U) The contractor shall draft and maintain a stakeholder communications plan designed to facilitate the stakeholder communications program. The communications plan shall be designed to ensure all necessary stakeholders are informed of outages, impacts, schedules, blockers, show stoppers, and process failures. The contractor shall include the communications process to request government assistance in solving problems through this communications plan. As new capabilities are added to a Task Order, update the communications plan. (U) The contractor designs and conducts a stakeholder communications program for each task order and delivers a stakeholder communications plan. This plan is tailored to the specific characteristics of the service being added to the FS3i oversight and is intended to inform the capability’s customer base of the FS3i processes related to the capability they are using. The plan covers, but is not limited to, such issues as: outage and system impact notification procedures, capability delivery schedules, capability degradation, and problems up to capability failures. It also includes instructions for how to interact and obtain support from the FS3i Contractor. The contractor can leverage this process to request government assistance in solving problems through this communications plan and process as required. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  |  | H. DATE | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

DD FORM 1423-1, FEB 2001     Computer Generated     PREVIOUS EDITION MAY BE USED.   Page     1   of   1    Pages

## 4.44 (U) Sustainment Support Plan (SSP) (A048)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A048 | 2. TITLE OF DATA ITEM Sustainment Support Plan (SSP) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para 6 inclusive |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | R/ASR |  |  |  | As directed by the Government. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | As directed by the Government. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to Sustainment Support Plan (SSP) shall be delivered as directed by the Government. Block 12: The initial SSP shall be delivered in the Kick-off meeting. Block 13. Each future SSP shall be delivered as directed by the Government. The contractor shall deliver a Sustainment Support Plan (SSP) using the DoD Product Support Manager Guidebook 2019 as a guide to draft the SSP. At a minimum, the contractor shall ensure the SSP includes the following details: - Describe the policies and procedures governing integration, operations support, and software maintenance of the capabilities. It should also address roles and responsibilities between development, integration, software maintenance, and operations support activities: - Parameters for readiness before handoff between development, integration, software maintenance, and operations support functions. - Activities for ensuring progress during all phases of sustainment (integration, software maintenance, operations support) and coordination between end-to-end stakeholders (developers, integrators, software maintenance and operations support staff, the Government, and other contractor stakeholders). - Parameters for Perfective/Preventative/Adaptive activities and the time schedule or other triggers for each activity (i.e., what triggers Perfective maintenance). - Parameters used to monitor the effectiveness of the maintenance activities, and how those data will be collected and reported. - Processes, metrics, and reports used to quantify effectiveness of sustainment activities (integration, software maintenance, and operations support). - Processes for speedy problem resolutions (i.e., maintaining records of incidents, problems, and other issues as a knowledge base for future incident resolutions. - Processes, procedures for continuous service improvement. - Procedures for coordination with the ESC - Demarcation of responsibilities relative to development and maintenance by non-FS3i parties and procedures for coordination with personnel/organizations responsible for interconnected systems/services/components that are not part of FS3i - Describe the activities to be performed to transition the newly integrated services to FS3i O&M support to include: - Roles and responsibilities for each activity. - Timeframe/Milestones and coordination with Release Train schedule. - Procedures for installation and checkout at FS3i support environment. - Transfer of knowledge to FS3i support personnel. - Describe troubleshooting and analysis methods that will be used to identify issues and root cause (i.e., Enterprise vs non-Enterprise services/systems). - Describe processes, procedures and methods that will be used to interact with the Enterprise Service Center (ESC) Tier I Help Desk to include: - Assisting Tier I personnel in solving basic technical problems, - Escalation to Tier III support to resolve problems, - Incident Management process (i.e., identification, categorization, prioritization, diagnosis, escalation, resolution, closure, and communications) and Problem Management (i.e., detection, categorization, prioritization, investigation and diagnosis, resolution, and closure) and the interaction between Incident and Problem Management. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

## 4.45 (U) Machine Learning Performance Report (MLPR) (A049)

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to Department of Defense, Washington Headquarters Services, Directorate for Information Operations and Reports (0701-0188), 1215 Jefferson Davis Highway, Suite 1204, Arlington VA 22202-4302. Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please DO NOT RETURN your form to the above address. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  | E. CONTRACT/PR NO. TBD |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. A049 | 2. TITLE OF DATA ITEM Machine Learning Performance Report (MLPR) |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |
| CFA |  |  |  |  | Base PWS Para # 6.1, 6.4, 6.15-6.19, 6.25, 6.27, 6.43 |  |  |  |  | IPF/FS3i |  |  |  |  |  |  |  |
| 7. DD 250 REQ | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |
| N/A | F |  | Each Release + 5 days |  |  |  | 60 days after award. |  |  |  |  |  | b. COPIES |  |  |  |  |
| 8. APP CODE |  |  | 11. AS OF DATE |  |  |  | 13. DATE SUBSEQUENT SUBMISSION |  |  | a. ADDRESSEE |  |  |  |  |  | Final |  |
| N/A |  |  | N/A |  |  |  | Each release + 5 calendar days. |  |  |  |  |  | Draft |  |  | Reg | Repro |
| Block 16: Block 4: Contractor format acceptable. The deliverable is for Government use and modification without containing any proprietary information. Block 10: Revisions to Machine Learning Performance Report (MLPR) shall be delivered as directed by the Government. Block 12: The initial MLPR shall be delivered in 60 calendar days after award. Block 13. Each MLPR shall be delivered to the Government 5 calendar days after each release. The contractor shall create, track, maintain, and report metrics to show accuracy, correctness, and robustness of the Machine Learning Model, algorithms, and data labeling. This includes at the minimum: - Predictions: TP - FP – FN - Accuracy= (T P + T N) ÷ (T P + F P + T N + F N) - Precision = T P ÷ (T P + F P) - Recall = T P ÷ (T P + F N) Where: FP: False positive, FN: False negative, TP: True positive, TN: True negative In addition, the contractor shall provide a report showing improvements in data labeling, increase or decrease in the need for data labeling, and accuracy of the data labeling. |  |  |  |  |  |  |  |  |  | FS3i PM |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i COR |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | FS3i CO |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | SharePoint |  |  |  |  |  | 1 |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL |  |  |  |  |  | 4 |  |
| G. PREPARED BY |  |  |  | H. DATE |  | I. APPROVED BY |  |  |  |  |  |  |  |  | J. DATE |  |  |
| Tbd, FS3i COR |  |  |  |  |  | Bao Le, FS3i Program Manager |  |  |  |  |  |  |  |  |  |  |  |

Table is Unclassified

Appendix A: (U) FS3i – Contract Funds Status Report Template

(U) Insert Capability performance data for period of performance here:

(U) Data shall include, but not limited to:

-Capability WBS Items, trace to hours/dollars expended, and remaining funding per Capability.

-Accomplishments and deployments completed and pending.

-Contractual Performance Metrics by Capability and period of performance.

Foundation GEOINT Capability Delivery Standard Operating Procedure (SOP)