PERFORMANCE WORK STATEMENT (DRAFT)

For

Foundation Sustainment Support, Software and Integration (FS3i)

Software COTS Procurement and Common Services Task Order

12/11/2025

Table of Contents

1	(U) Purpose	4

2	(U) Scope	4

2.1	(U) Current Environment and Constraints	5

3	(U) FS3i Contract Program Management Services	6

4	(U) FS3i Contract Common Requirements	9

4.1	(U) FS3i Help Desk Services	9

4.1.1	(U) Key Performance Indicators (KPIs)……………………………………………...10

4.1.2	(U) Efficiency & Operational Metrics……………………………………………...…10

4.1.3	(U) User Experience Metrics…………………………………………………………..10

4.2	(U) FS3i Cloud Management Services	10

4.3	(U) FS3i Cyber Security Lead	12

4.4	(U) FS3i Configuration Management Services	12

4.5	(U) FS3i Solution Architecture Services	14

5	(U) Commercial Off the Shelf COTS HW/SW Procurement Support	17

5.1	(U) COTS HW/SW Procurement Support Requirements	17

5.2	(U) SW Support Security Requirements	17

6	(U) Foundation GEOINT Enterprise Systems (FGES)	19

6.1	(U) Citrix Shared Service	20

6.2	(U) Citrix Direct Connect	20

6.3	(U) Proxies	21

6.4	(U) License Servers	21

6.5	(U) Enterprise Cross Domain Services (ECDS) Integration Services	22

6.6	(U) Storage Pool	22

6.7	(U) S3 Software Artifacts (Installers)	22

6.8	(U) Identity and Access Management (IAM) Roles/Polices	22

6.9	(U) AWS Systems Manager (SSM) Integration	22

6.10	(U) Virtual Data Center Security Stack (VDSS) Integration	22

7	(U) Foundation GEOINT Land Requirements	39

7.1	(U) Transliteration Tool	39

7.2	(U) NEO UPE	39

7.3	(U) GVP UPE (VDA)	39

7.4	(U) PDF QA tool / PDF Batch Checker	39

8	(U) Enterprise Dashboard	40

9	(U) Period and Place of Performance (PoP)	41

10	(U) Quality Assurance Surveillance Plan	42

11	(U) Operational Hours	42

12	(U) Travel	43

13	(U) Applicable Documents	43

(U) Appendix A – Contract Data Requirements List (CDRL)	44

(U) Appendix B – Performance Metrics	47

(U) Appendix C – Meeting Requirements	51

(U) Appendix D – Key Personnel	52

(U) Attachment 1 – The Cost and Technical Data Report (CTDR)	59

(U) Appendix G - ACRONYMS	60

- (U) Purpose

(U) The Foundation Sustainment Support, Software and Integration (FS3i) Task-Order # 1 (TO-1) is outlining the requirements for a consolidated approach to provide common IT services in support of the Mapping, Charting Geodesy (MC&G) mission, through the creation of TO-1under the FS3i base contract. The Contractor under this TO will work in coordination with the FS3i Government PMO to liaise across the MC&G mission areas to provide IT services such as Program Management, Cloud management, Cybersecurity Management, Enterprise Architecture compliance management, Configuration Management to support other task orders executed under this contract.

(U) The goal of the Common IT Services is to complement other task orders on the FS3i program and support the seamless integration of activities across multiple Foundation GEOINT (FG) domains and Dissemination activities.  Furthermore, the program manager, a key personnel member, under this TO-1 will be overseeing the FS3i Program and responsible for reporting and communication to the Government Program Management Office (GPMO).

- (U) Scope

(U) The TO-1 is intended to improve interoperability and efficiency between Source Foundation (SF) domains, Source Dissemination (ST) capabilities and NGA enterprise services, the Contractor personnel supporting the Common IT services will lead and facilitate communication, collaboration and prevent disruption of activities and services in support of the broader MC&G mission, and at the same time, maintains NGA enterprise compliance requirements.

(U) This contract requires the Contractor to provide a Contractor led governance structure to harmonize and coordinate activities, processes, and procedures across all task-orders under FS3i. As an example, Cloud Management Services in TO-1 is responsible for providing overall Cloud management processes that are executed across all FS3i task-orders. This may include but is not limited to:

- Plans and processes to implement an efficient cloud enterprise, such as using the Amazon Web Services (AWS) Well Architected Framework,

- Cloud rightsizing and capacity management plan and processes,

- Instrumenting Cloud with alerts, and alarms,

- Overseeing execution of plans and processes and identifying opportunities for improvement.

(U) In addition, the Contractor will meet the requirements for sustainment of the Foundation GEOINT Enterprise Systems listed in Section 6 below.

(U) The Contractor will have the capability to deliver the services in the Base Indefinite Delivery, Indefinite Quantity (IDIQ) Performance Work Statement (PWS) as shown in figure 1.1 below. This includes WBS 1.0 Software Development, WBS 2.0 Integration, WBS 3.0 Software Maintenance, WBS 4.0 Operations Support, WBS 5.0 Foundation GEOINT IT Procurement, and WBS 6.0 Foundation GEOINT Enterprise Software in accordance with this TO. Figure 1.1 below shows services that are included in this TO.

Figure 1.1: (U) Common Services FS3i Work Breakdown Structure

(U) This TO-1 contains the requirements for the following systems, processes, and capabilities:

- FS3i Contract Program Management Services,

- FS3i Help Desk Services,

- FS3i Cloud Management Services,

- FS3i Cyber Security Lead,

- FS3i Configuration Management Services,

- FS3i Solution Architecture Services,

- COTS HW/SW Procurement Requirements,

- Foundation GEOINT Enterprise Systems (FGES).

  - (U) Current Environment and Constraints

(U) The Contractor will comply to and adhere with all Base IDIQ PWS Section 4 “Current Environment and Constraints”.

(U) The Contractor will adhere with the NGA standards, processes, and procedures including but not limited to:

- The IPF Capability Delivery SOP

- SAM’s current or future requirements, policies, and procedures – NGAI 8410.2 – Software Asset Management,

- IPF Software Solution Stack Standard

- All NGA produced compliance documents listed below under “Applicable Documents” heading.

- Foundation GEOINT in compliance with the NGA Software Way,

- NGA Technology Strategy, and the NGA Acquisition Design Elements (ADEs),

- The Contractor will use the NGA CORE services and capabilities to the greatest degree feasible, given considerations for cost, schedule, and performance.

(U) The Contractor will coordinate, leverage, integrate with and adhere to existing NGA Enterprise IT Services such as Service Plus, Jira, Confluence, Microsoft SharePoint and Teams, as well as the SAM Software Requirements & Workflow (SRW) tool.

- (U) FS3i Contract Program Management Services

(U) The Government intent is for the Contractor to provide Program Management Services for the overall FS3i Contract and coordinate the execution of all FS3i Task Orders.

(U) Program Management Services will oversee the successful delivery of the requirements under FS3i contract and facilitates:

- Program coordination and resource sharing,

- Compliance with regulations and Program Governance,

- Delivery of capabilities under FS3i contract that meets the Government cost and quality requirements,

- More efficient delivery of capabilities under FS3i contract, by identifying and managing interdependencies between projects,

- Institutionalizing the culture of continuous improvement in delivery of services.

(U) The Contractor will provide Program Management Services to ensure the successful delivery of all the capabilities included in the current and future FS3i task-orders.

(U) Program Management Services will meet all the requirements outlined in table 3.1 for current and future task-orders under FS3i contract.

(U) The Contractor will provide Program Management Services for Common Services Task Order.

(U) The Contractor will adhere to all requirements identified in this PWS. Modifications to this PWS and associated addendums must be approved by the GPMO and the Contracting Office (OCS).

(U) This Table is Unclassified in its entirety.

| FS3i WBS | WBS Title | Program Management Service Descriptions |
| --- | --- | --- |
| 4.47 | Cost and Technical Data Report (CTDR) | The Contractor will produce the CTDR for the entirety of the FS3i Contract in accordance with the template referenced in the FS3i Base IDIQ PWS section 6.47. |
| 4.48 | Program Management Plan | The Contractor will adhere to all Program Management requirements in accordance with FS3i Base IDIQ PWS section 7. The Contractor will provide Program Management for the overall FS3i contract, and for this Common Services Task Order specifically. The Contractor will arrange and host a task order kick-off meeting within 15 business days of award. The Contractor kicks off meeting presentation will include the following content: (CDRL A025) - Review contract and program administration, deliverables, risks, and transition schedule. - Additional topics proposed by the Government and Contractor. The Contractor will present to the GMPO and Key Stakeholders updates that are not limited to just cost, scope, and schedule in the performance of the FS3i contract. If risks were to occur, the Contractor will present mitigation strategies within five (5) business days. The Contractor provides a monthly Task Order Program Management Review (PMR) (CDRL A023) for the Government and Government designated personnel. In addition to the requirements stated in (CDRL A023) the Contractor will provide the following information during the PMR. - State of Cloud right sizing and cost savings - State of Cloud storage usage, storage clean up and cost savings. - Number of critical INCs and their resolution times - Open critical INCs, their risk assessments, and estimated resolution times. - The state of software expiration date if they are less than 6 months, the state of software license End-of-Support (EOS) if it occurs in less than 9 months, and the state of software license End-Of-Life (EOL) if it occurs less than 9 months. The Contractor will hold TEMs, facilitate capturing requirements, and be responsive in delivering proposals in support of the most efficient RFP process. The Contractor will host reviews and update the required CDRLs NLT 30 days after award for the following: - Program Management Plan (CDRL A001) - Contract Funds Status Report (CDRL A002) - Risk Management Plan (CDRL A014) - Quality Control Plan (CDRL A015) - Program Management Review (CDRL A023) - Risk / Issue / Opportunity Register (CDRL A036) - Stakeholder Communication Plan (CDRL A047) |
| 4.49 | Staffing List | The Contractor will adhere to all Program Management requirements in accordance with FS3i Base IDIQ PWS section 7.2. |
| 4.50 | Key Personnel | The Contractor will staff the following Personnel in accordance with the FS3i Base IDIQ PWS section 7.3. Key personnel will be leveraged from TO-1 for all task orders under FS3i contract. Government requires the Contractor provide three Key personnel for FS3i contract with the following skills: - FS3i Program Manager, - Operations Manager, - Cyber Security Lead. Appendix D contains job descriptions and job qualifications for the key personnel. |
| 4.51 | Government Furnished / Contractor Acquired Property Management | The Contractor will manage all Government Furnished Equipment under this contract in accordance with the FS3i Base IDIQ PWS section 7.4. The Contractor will manage all Contractor Acquired Property under this contract in accordance with the FS3i Base IDIQ PWS section 7.4. The Contractor will complete such evidence and documents as required to comply with NGA equipment and property management directives and policies in accordance with the FS3i Base IDIQ PWS section 7.4. |
| 4.52 | Work Performance Security Requirements | The Contractor will provide the overall FS3i security support as defined by FS3i Base IDIQ PWS section 7.6. The Contractor will provide an FS3i security plan (CDRL A005) |

Table 3.1: (U) Program Management requirements. This Table is Unclassified in its entirety.

- (U) FS3i Contract Common Requirements

(U) The requirements in table 4.1 below are allocated to the entire FS3i Contract. These capabilities will be provided as Common Services to the entirety of all Task Orders under the FS3i contract. These services are:

  - (U) FS3i Help Desk Services

(U) The Contractor will provide the FS3i Help Desk that will perform as the single point of entry for FS3i-related trouble tickets.  The FS3i Help Desk will act as the coordinator between the NGA Help Desk / other organization Help Desks, and the underlying FS3i Task Order Tier 2 and Tier 3 Help Desks.  This hierarchy is shown in Figure 4.1.

(U) The FS3i Help Desk will provide the relevant services as defined in Table 4.1.  The FS3i Help Desk will collect and report on service ticket-related metrics, such as, but not limited to, response time, time to correct, number of tickets, tickets assigned to which task order, and status of tickets pushed up to the NGA or other help desks.

Figure 4.1 – (U) Help Desk Hierarchy

(U) The Contractor will provide an FS3i Help Desk reporting process that includes but is not limited to:

### (U) Key Performance Indicators (KPIs)

- First Response Time (FRT)/Average Speed to Answer: How quickly users get the first reply.

- Resolution Time/Mean Time to Resolution (MTTR): Total time from ticket opening to closing.

- First Contact Resolution (FCR) Rate: Percentage of issues solved in the first interaction.

- Customer Satisfaction (CSAT): Direct feedback on satisfaction with support.

- Ticket Volume: Total incoming requests, often broken down by channel (phone, chat, email).

- Ticket Backlog: Number of open, unresolved tickets.

- SLA Compliance: Meeting agreed-upon service level targets.

### (U) Efficiency & Operational Metrics

- Average Handle Time (AHT): Time spent on a single interaction (talk time + hold time + wrap-up).

- Agent Utilization Rate: Percentage of time agents spend on productive work.

- Escalation Rate: How often tickets get moved to higher support tiers.

- Transfer Rate: How often tickets are transferred between agents or teams.

### (U) User Experience Metrics

- Customer Effort Score (CES): How much effort a user had to exert to get their issue resolved.

- Net Promoter Score (NPS): Likelihood of users recommending your service.

  - (U) FS3i Cloud Management Services

(U) The Contractor will provide FS3i Cloud Management plans, processes, and procedures that coordinate cloud management across all FS3i task-orders. This may include but is not limited to:

- Plans and processes to implement an efficient and secure Cloud enterprise, such as using the AWS Well Architected Framework.

- Cloud rightsizing and capacity management plan and processes,

- Storage monitoring and cleanup process,

- Instrumenting Cloud with alerts, and alarms,

- Automation plan and approach to automate Cloud provisioning, monitoring and self-healing.

- Optimizing the automation of Continuous Integration and Continues deployment (CI/CD) processes,

- Overseeing execution of plans and processes and identifying opportunities for improvement.

- Adhere to DoW and NGA’s Cloud security processes and controls.

(U) The Contractor will establish and institutionalize a Cloud monitoring process (CDRL A008, A037) that is followed by all FS3i task-orders. This includes but is not limited to:

- Monitoring Cloud resources and applications, providing insights and alerts for automation,

- Facilitating event-driven automation by routing events between different AWS services.

(U) The Contractor will provide Cloud automations supporting the use of various Cloud services and tools to automate tasks and processes related to infrastructure provisioning, configuration, deployment, and management. The outcome of ongoing Contractor’s efforts includes but is not limited to:

- Improving Security: Follow and meet the DoW and NGA security standards and processes, in addition to exercising Cloud security best practices,

- Improving efficiency and Speed: Faster deployments, resource provisioning, infrastructure changes, speeding time-to-field, and reducing operational overhead,

- Increasing consistency and repeatability: Ensuring that infrastructure and applications are set up and deployed consistently, reducing the risk of configuration drift and errors.

- Institutionalizing scalability and agility: Facilitating the scaling of infrastructure and applications to meet fluctuating demands and adapting to changing business needs.

- Establishing a cost optimizing culture: Continuously optimize the cost, leveraging the Cloud automation capabilities to right-size the Cloud services, architecting the Cloud infrastructure with the cost in mind.

(U) The Contractor will establish an automation plan and processes that are followed by all FS3i Task-Orders. This includes but is not limited to:

- Automation of security tasks (e.g., deploying security patches) reducing the risk of vulnerabilities,

- Use AI, machine learning, and automation to provide self-healing capability to automatically predict, detect, fix, and respond to operational problems,

- Leveraging Cloud services and tools to automate remediation of common failure scenarios, like restarting services or scaling resources,

- Leveraging Cloud services and tools to predict potential failures and proactively implement corrective actions,

- Automation of some database functions such as fixing corrupted databases or optimizing database queries.

(U) The Contractor will provide a Cloud status report for Program Management Review (PMR) that outlines the Cloud optimization, right sizing, and cost savings.

  - (U) FS3i Cyber Security Lead

(U) The Contractor will provide an FS3i Cyber Security Lead function.  The FS3i Cyber Security Lead will provide overall FS3i contract cyber security guidance, policy, procedures and standard practices that apply across all FS3i Task Orders.

(U) The Contractor will coordinate, manage, and implement NGA and higher-level directed Cyber Security tasking that impact across all FS3i Task-Orders.

(U) The Contractor will ensure all FS3i Task Orders adhere to the Security requirements outlined in the latest version of the NGA Acquisition Design Elements (ADEs).

  - (U) FS3i Configuration Management Services

(U) The Contractor will manage, coordinate, and support a common configuration management process across all FS3i Task-Orders.

(U) the Contractor will provide a Configuration Management plan that includes Configuration Management Processes and procedures for all FS3i Task-Orders (CDRL A013).

(U) The Contractor will establish and institutionalize configuration management best practices, and follow DoW, and NGA configuration management standards, processes, and controls.

(U) The Contractor will provide configuration management guidance to all FS3i task-orders.

(U) The Contractor will provide an FS3i configuration management plan. The plan should include:

- Alignment with the NGA, Intelligence Community, and DOW configuration management policies and processes.

- The approach to manage and control IT assets and their configurations, promoting consistency, stability, and compliance through defined policies and processes.

- Automation of configuration management processes that includes but is not limited to:

  - Automated discovery and identifying Configuration Items (CIs) and automatically populate a Configuration Management Database (CMDB) with information about hardware and software components.

  - Managing the configuration management process by systematically identifying, tracking, and controlling changes to IT assets and their relationships to ensure a desired state and consistent performance throughout their lifecycle.

  - Monitoring and auditing to ensure the accuracy, consistency, and completeness of configuration data.

(U) The Contractor will outline the steps and processes that show how the configuration management improves baselining, change management, incident management, and problem management.

(U) The Contractor will make recommendations for the scope of NGA’s CMDB, i.e., what data to stored, relationship between FS3i controlled CIs and CIs under control of other contracts and government.

(U) The Contractor will define, identify, and track the CIs under FS3i control for all FS3i Task-Orders. This may include:

- Design documents, ConOps, architecture artifacts,

- State of CIs, IOC, and FOC,

- Mapping CIs to organizations, domains (Sea, Land, AIR, etc.), systems, system components, etc.

- Tracking CIs provenance, a process to define CI, and deprecate CIs,

- Aggregation of CIs by organization, security domains, systems, system components,

- Identify CI ownership e.g., NGA.

(U) The Contractor will ensure a stable and reliable configuration management database, and processes. This includes but is not limited to:

- Well maintain CMDB.

- Automated processes, supporting robust change management, enforcing standardization, prioritizing compliance, and embracing Infrastructure as Code (IaC).

(U) The Contractor will ensure compatibility between CIs among all the contracts that support MC&G configuration management.

(U) The Contractor will provide an FS3i configuration management reporting process that includes but is not limited to:

- An easy-to-read monthly report identifying anomalies and discrepancies between operating systems, software, and software versions between development, test, and operational baseline for a given operational baseline,

- Where applicable, an easy-to-read report that shows discrepancies in configurations for the end-to-end systems that are partly under Contractor’s configuration management care,

- A risk assessment for important discrepancies and anomalies that the Contractor identified in the report,

- An integrated dashboard that provides an end-to-end view of FS3i systems, their current operational status, current discrepancies and problems outstanding, and their CIs including the ability to drill down to the components of the system and identify the CIs, discrepancies, and anomalies,

- Time span when discrepancies and anomalies existed.

(U) To support the NGA GEOINT Enterprise Architecture (GEA), the Contractor will document Service Descriptions for any developed services with the Service Description Table in format consistent with the current NGA Configuration Management (CM) baselines products.

(U) The Contractor will provide FS3i direction on NGA CORE tool adoption and usage, given considerations for cost, schedule, and performance.

(U) The Contractor will ensure all FS3i capabilities are integrated with NGA's Enterprise Monitoring tools to monitor the CMDB, and other tools supporting the configuration management.

(U) The Contractor ensure all FS3i capabilities properly account IT Assets in NGA’s CMDB. All required fields must be properly filled and updated within 90 days of location/status change.

(U) The Contractor will identify systems, devices, and applications that are not properly configured for discovery and tracking within the current enterprise configuration management tools and ensure the relevant FS3i Task Order completes the required work.

(U) The Contractor will deliver a monthly report outlining assets, i.e., software and hardware that are reaching their End-of-Service (EOS) and End-of-Life (EOL) within 9 months for the report.

  - (U) FS3i Solution Architecture Services

(U) The Contractor will produce an integrated FS3i solution architecture by consolidating the discrete architecture products for the capabilities that are developed under the FS3i Task Orders.

(U) The Contractor will adhere to DoW and NGA solution architecture standards and processes.

(U) The Contractor will provide overall FS3i recommendations for:

- System and capability consolidation and duplication

- New technology insertion opportunities

- Enterprise cost reduction options

- Enterprise risk and mitigation,

(U) For each solution architecture tasking, the Contractor will follow the design best practices; this may include but is not limited to:

- Developing a high-level traceability matrix mapping the solution to the requirements and use cases,

- Recommending changes to the architecture that reduces the cost of development, deployment, and maintenance and results in maximizing the Return on Investment (ROI).

- Identify opportunities for instrumenting applications or systems to provide relevant metrics and self-healing capability,

- Architecting robust monitoring and logging to track the health and performance of developed solutions,

- Designing architecture that results in a scalable, flexible, reusable, and secure solution,

- Developing an architecture that provides resiliency, failure tolerance, and failure recovery,

- Identify opportunities to modernize the existing systems under FS3i to reduce complexity, maintenance, and cost, i.e. use of Serverless architecture patterns, Event-Driven architecture, Microservices architecture etc.

(U) The Contractor will identify opportunities for modernizing the FS3i solution architecture to use modular design and Microservices, this may include but is not limited to:

- Loosely coupled, fine-grained, and deployable, services, that each service can be developed, deployed, and scaled independently, allowing for faster iteration and easier maintenance,

- Securely communicating between Microservices that meets DoW and NGA security requirements, and controls i.e., use of zero trust approach,

- Designing APIs that follow relevant GEOINT standards and have the capability to be automatically tested for standards compliance,

- Leveraging NGA’s API Developer Portal, document and register APIs on all domains where the APIs are available,

- Designing APIs that shall:

  - Follow the NGA API Development guidance,

  - Must meet NGA’s standard and guidance for discovery and security.

(U) The Contractor will provide an integrated dashboard / status mechanism of the FS3i enterprise’s ability to meet the System Performance requirements as defined in each of the FS3i Task Orders.

(U) The table below is Unclassified in its entirety.

| FS3i WBS# | WBS Title | Operations Support Service Descriptions |
| --- | --- | --- |
| 4.3 | Configuration Management | The Contractor will provide Configuration Management in accordance with section 6.3 of the FS3i Base IDIQ PWS for the entirety of the FS3i contract, including all associated Task Orders. The Contractor will meet the requirements outlined in the section 4.4 of this PWS. |
| 4.20 | Help Desk and Desk Side Support: Tier 1 Support | The Contractor will provide the overall FS3i Tier 1 Help Desk supporting all task orders on this contract. The FS3i Help Desk will receive calls from FS3i-related users and operators and route the tickets to the appropriate Task Order team. The FS3i Help Desk will also act as the broker to non-FS3i Help Desks (NGA Service+, other MC&G operations and development teams, other NGA and external agency teams). |
| 4.23 | Incident Tracking | The Contractor will provide Incident Tracking for all tickets received in the FS3i Tier 1 Help Desk, and report status through completion. |
| 4.24 | Discrepancy Report Investigation | The Contractor will provide Discrepancy Report Investigation for all tickets received in the FS3i Tier 1 Help Desk to determine the appropriate team to assign the ticket to. The FS3i Tier 1 Help Desk will resolve tickets where it is possible for them to do so. |
| 4.26 | Services Status / Status Tracking | The Contractor will provide comprehensive service status tracking and reporting for all FS3i systems across all task orders. The Contractor will collect and consolidate individual system tracking from the task orders to produce an integrated FS3i operational status view. |
| 4.27 | Metric Collection and Analysis | The Contractor will provide metric collection and analysis services in as it relates to providing the FS3i Tier 1 Help Desk per Section 4.1. The Contractor will collect metrics as defined in the services stated in Section 4.2. The Contractor will also provide an integrated FS3i System Status Dashboard that aggregates the individual system status reporting from the systems across all FS3i Task Orders as described in Section 4.4. |
| 4.28 | Cyber Security | The Contractor will provide an FS3i contract Cyber Security Manager in accordance with FS3i Base IDIQ PWS section 6.28. The scope of this manager is defined as providing guidance, policy, procedures and standard practices that are common across all FS3i Task Orders. |
| 4.29 | Authorized Outage Coordination | The Contractor will provide Authorized Outage Coordination in the role of the FS3i Tier 1 Help Desk to coordinate such necessary actions to ensure FS3i outages are conveyed externally to FS3i and across FS3i task orders, and external outages that impact FS3i are notified across the impacted FS3i task orders. |
| 4.37 | Cloud Engineering, Integration and Management | The Contractor provides provisioning services in accordance with FS3i Base IDIQ PWS section 6.37, for the scope as defined in Section 4.2 above. |
| 4.38 | Engineering | The Contractor will provide Engineering services to perform the FS3i Solution Architecture work in section 4.5. |

Table 4.1: (U) List of FS3i Contract-Level Common Services Requirements

This Table is Unclassified in its entirety.

- (U) Commercial Off the Shelf COTS HW/SW Procurement Support

(U) This section outlines the requirements for the COTS HW Procurement and Software / COTs procurement support for MC&G.

(U) Per Government direction, the Contractor shall procure the Government required hardware.

  - (U) COTS HW/SW Procurement Support Requirements

(U) The Contractor will coordinate with GPMO and Key Stakeholders to identify MC&G software licensing requirements, ensure compliance to both SAM and NGA standards but not limited to security and accessibility standards.

(U) The Contractor will provide the necessary information to the SAM office for timely procurement of software licenses and verify they are consistent with NGA security, accessibility and sustainability standards. This includes but is not limited to:

- Following MC&G process for software procurement and meeting SAM’s office requirements for software procurement,

- Ensuring the recommended software meets all DoW, IC, and NGA security requirements, and

- Ensuring the software meets all current and future operational requirements.

(U) The Contractor will maintain a comprehensive list of software that supports each MC&G and SF programs and cross validate the list with the CMDB.

  - (U) SW Support Security Requirements

(U) The Contractor will ensure all security requirements of the contract are satisfied in accordance with section 7.5 and 7.6 of the FS3i Base IDIQ PWS where applicable.

(U) The Contractor will ensure the software has been Software Whitelist Assurance Process (SWAP) approved. If the Software is not on the SWAP, the Contractor will work with the requesting GPMO to obtain the required information necessary to support and obtain the SWAP approval.

(U) The Contractor will adhere to the Classified Work performance security requirements in accordance with section 7.6.1 of the FS3i Base IDIQ PWS.

(U) The Contractor will adhere to the Unclassified Work performance security requirements in accordance with section 7.6.4 of the FS3i Base IDIQ PWS.

(U) The table below is UNCLASSIFIED in its entirety.

| WBS# | WBS Title | Software License Procurement Descriptions |
| --- | --- | --- |
| 6.3 | Configuration Management | The Contractor will provide Configuration Management services, including in accordance with section 6.3 of the FS3i Base IDIQ PWS. The Contractor will prepare and record any Software Licenses deemed a risk or issue and provide to the GPMO within 24hrs. |
| 6.4 | Automation | The Contractor will adhere to automation requirements in accordance with section 6.4 of the FS3i Base IDIQ PWS. The Contractor will use existing NGA’s Asset Management capabilities to automate software license management process. The Contractor will establish and maintain automated license expiration detection and reporting. The Contractor will send automated notifications tracking expiration dates nine (9) months before the expiration date. The Contractor will notify the GPOC and the Government stakeholders about the expiration date. |
| 6.28 | Cyber Security | The Contractor will adhere to Cyber Security support in accordance with section 6.28 of the FS3i Base IDIQ PWS, for the scope and tasks as defined in Section 5.2 above. |
| 6.38 | Engineering | The Contractor, per Government direction, will provide alternative analysis for the software / hardware subject to procumbent to ensure: - Software is the “Best-of-breed” for NGA environment, - The software has a history of faster innovation cycles, - Ease of integration with the infrastructure and other systems, - Easy to customize and change its workflow or add new workflows, - It has responsive and knowledgeable customer service and technical support, - It has easy to read and complete diagnostics, design, and architecture documentation. - If applicable, it will have user friendly user interfaces, and easy to install and deploy in operations. |

Table 5.1: (U) List of requirements for SW Procurement Support services. This Table is Unclassified in its entirety.

- (U) Foundation GEOINT Enterprise Systems (FGES)

(U) The FGES requirements are intended to provide services that harmonize, coordinate, operate the capabilities, processes, and procedures across all task-orders under FS3i.

(U) The Contractor will provide the services (WBS 1 through WBS 4) outlined below to meet the requirements for FGES.

- WBS 1: Software Development

- WBS 2: Integration

- WBS 3: Software Maintenance

- WBS 4: Operations Support

(U) WBS 1: The contract will provide services to develop new capabilities that did not previously exist. This does not extend, adapt or modify existing services that already perform the same function for which is covered under Adaptive, Perfective, Preventive and Corrective Maintenance (sections 6.16 through 6.19 inclusive).  It may adapt existing capabilities that perform a similar function, but for a different purpose, and are reused for a new application.

(U) WBS 2: Integration is the process of integrating new/existing capabilities/services/micro-services from development and Integration efforts/Release Trains through the DevOps pipeline into operations. Note: Developers/Sustainer Release Trains may be Government and/or other non-FS3i Contractors. Already developed, operational, or commercially available hardware or software capabilities may be integrated into existing environments / architectures.

(U) WBS 3: Software Maintenance services provide four categories of maintenance. They are:

- Adaptive Maintenance

- Corrective Maintenance

- Perfective Maintenance

- Preventive Maintenance

(U) WBS 4: Operations Support service sustains the operational baseline, provides services such as performance management and engineering, etc.

(U) The Contractor will provide an Operations Support Plan (OSP) that outlines the Contractor’s approach, processes, and workflows are scale and size appropriate for operational support of FS3i (CDRL A030).

(U) The Contractor will meet the requirements for FGES capabilities, and systems. FGES capabilities and systems are:

- Citrix Shared Service

- Citrix Direct Connect

- Proxies

- License Servers

- ECDS Integration Services

- Cloud Management Services

  - AWS Services

  - Storage Pool

  - S3 Software Artifacts (Installers)

  - AWS Storage Gateway

  - IAM Roles/Polices

  - SSM Integration

  - VDSS Integration Services

    - Enhance visibility across your entire infrastructure.

    - Boost operational efficiency with automation.

    - Simplify node management at scale in any environment.

  - (U) Citrix Shared Service

(U) The Contractor will provide, where applicable, Software development, Integration, Software maintenance, and Operations support services for Citrix Shared Services as they are outlined in table 6.1 below.

(U) The Contractor will follow and meet Citrix Shared Services best practices. This includes but is not limited to:

- Securing Citrix environment based on the DoW and NGA security standards and controls,

- Securing data in transit based on the DoW and NGA security standards and security controls,

- Optimizing network bandwidth usage,

- Securing communications between Delivery Controller and License Server,

- Optimization of VDA performance,

- Collecting diagnostic and performance data (CDRL A008, A037).

  - (U) Citrix Direct Connect

(U) The Contractor will provide, where applicable, Software development, Integration, Software Maintenance, and Operations Support for Citrix Direct Connect as they are outlined in table 6.1 below.

(U) The Contractor will follow and meet Citrix Direct Connect best practices. This includes but is not limited to:

- Secure communications with Delivery Controller based on DoW and NGA standards and security controls,

- Secure Communication between VDA and Delivery Controller based on DoW and NGA standards and security controls,

- Secure communications between Delivery Controller and License Server based on DoW and NGA standards and security controls,

- Securing traffic between the client and the VDA based on DoW and NGA standards and security controls,

- Securing data in transit and at rest,

- Optimizing performance and minimizing latency,

- Providing metrics and performance analysis report that shows user experience and response time.

  - (U) Proxies

(U) The Contractor will provide Integration, Software Maintenance, and Operations Support for Proxies systems as they are outlined in table 6.1 below.

(U) The Contractor will follow and meet DoW and NGA standards and security controls for configuring, maintaining, integrating with security appliances, and managing Proxies.

  - (U) License Servers

(U) The Contractor will provide Integration, Software Maintenance, and Operations Support for License Servers as they are outlined in table 6.1 below.

(U) The Contractor will meet License Server security requirements based on the DoW and NGA standards and security controls.

(U) The Contractor will provide the capability to maintain and manage different types of License Servers, including but is not limited to:

- On-Premises: These servers are hosted and managed within the organization's infrastructure.

- Cloud-Based: These servers are hosted by a third-party provider and accessed remotely.

- Publisher-Specific: Some license servers are provided by software publishers to manage licensing for their products.

  - (U) Enterprise Cross Domain Services (ECDS) Integration Services

(U) ECDS is the existing capability to transfer data between different security domains. The software and codes that automate this data transfer considered to be ECDS Integration Services.

(U) The Contractor will provide, where applicable, Software development, Integration, Software Maintenance, and Operations Support for any code that the Contractor provisions to improve / automate the high-to- low data transfer leveraging ECDS. The requirements are outlined in Table 6.1 below.

  - (U) Storage Pool

(U) The Contractor will provide Integration, Software Maintenance, and Operations Support for Cloud Management Services as they are outlined in table 6.1 below.

(U) The Contractor will maintain Storage Pool and continuously reduce to cost of maintaining the Storage Pool.

(U) The Contractor will ensure the Storage pool meets the DoW and NGA security standards and security controls in all security domains.

  - (U) S3 Software Artifacts (Installers)

(U) The Contractor will provide sustainment for S3 buckets.

  - (U) Identity and Access Management (IAM) Roles/Polices

(U) The Contractor will provide IAM management for FS3i.

  - (U) AWS Systems Manager (SSM) Integration

(U) The Contractor will provide, integration and sustainment for SSM.

  - (U) Virtual Data Center Security Stack (VDSS) Integration

(U) The Contractor will provide, integration and sustainment of VDSS.

(U) Table 6.1 below outlines the requirements for section 6 “Foundation GEOINT Enterprise Systems (FGES)” of the PWS.

(U) The table below is Unclassified in its entirety.

| WBS# | WBS Title | Integration Service Descriptions |
| --- | --- | --- |
| 1.6 | Backlog Management | The Contractor will provide Backlog Management services in accordance with section 6.6 of the FS3i Base IDIQ PWS. The Contractor will provide the format for capturing and presenting the backlog. At the minimum the backlog should contain: - Description of backlog item and its relation and dependencies to other backlog items. - Government assigned priority of the backlog. - The Contractor’s estimates Level of Effort (LOE) needed to deliver the backlog. - The Contractor’s estimated date when the backlog item is completed and delivered. - The main Government stakeholders of the backlog items. - Where applicable, the Contractor provides drawings and explanations for the backlog and its solution. - The Contactor provides risk and mitigation for each backlog including any explanation for any obstacle in meeting the backlog requirements. - The Contractor will provide any cyber security concerns. |
| 1.43 | Software Development | The Contractor will develop new software in accordance with section 6.43 of the FS3i Base IDIQ PWS, as is required to enhance, enable and continue operations of the capabilities as defined in Section 6 of this Task Order. In particular, the Contractor will develop automation and AI/ML capabilities that provide near-real-time health and status reporting of the services, and where feasible, automated problem correction and failover. The Contractor will develop automation and AI/ML capabilities that could automatically optimize traffic and system load to achieve the performance requirements at the most effective cost (see also WBS 1.46 below) The Contractor will provide software documentations that help users understand and use the software effectively. This includes but is not limited to: - Instruction manual - That provide step-by-step instructions for common tasks and that describe the features and capabilities of the software. - Reference manuals: That provide detailed technical information about the software, such as its API, Microservices, software components, data structures, and algorithms. - Installation guides: That provide instructions for installing and setting up the software on different types of systems. It is also important to provide system documentation that describes the hardware and software components that make up the system, as well as the interactions between those components (CDRL A011). The Contractor will meet the requirements for solution architecture outlined in section 4.5 of this PWS. |
| 1.46 | Innovation and AI/ML | The Contractor will incorporate AI/ML technologies and new technology innovation in accordance with section 6.46 of the FS3i Base IDIQ PWS, as is required to enable and continue operations of the capabilities as defined in Section 6 of this Task Order. |
| 2.1 | System Performance Optimization | The Contractor will adhere to the System Performance Optimization requirements in accordance with section 6.1 of the FS3i Base IDIQ PWS and CDRL A008, and A037. |
| 2.3 | Configuration Management | The Contractor will provide Configuration Management services, including SW/HW in accordance with section 6.3 of the FS3i Base IDIQ PWS. The Contractor will meet the Configuration Management requirements stated in the section 4.4 of this PWS. |
| 2.4 | Automation Deployment | The Contractor will support Automation services in accordance with section 6.4 of the FS3i Base IDIQ PWS. Contractor will meet requirements stated in CDRL A039 - Automation Deployment Instructions. |
| 2.5 | Release Management | The Contractor will provide release management services in accordance with section 6.5 of the FS3i Base IDIQ PWS. The Contractor will collaborate with the Operations Support Contractor and provide input into the Release Plan in accordance with CDRL A021. The Release Plan is updated before each Release Planning Event (RPE). The Contractor will coordinate release planning events with all Government and Contractor stakeholders. |
| 2.6 | Backlog Management | The Contractor will provide Backlog Management services in accordance with section 6.6 of the FS3i Base IDIQ PWS. The Contractor will provide the format for capturing and presenting the backlog. At the minimum the backlog should contain: - Description of backlog item and its relation and dependencies to other backlog items. - Government assigned priority of the backlog. - The Contractor’s estimates Level of Effort (LOE) needed to deliver the backlog. - The Contractor’s estimated date when the backlog item is completed and delivered. - The main Government stakeholders of the backlog items. - Where applicable, the Contractor provides drawings and explanations for the backlog and its solution. - The Contactor provides risk and mitigation for each backlog including any explanation for any obstacle in meeting the backlog requirements. - The Contractor will provide any cyber security concerns. |
| 2.7 | Government Readiness Review | The Contractor will provide status of readiness of a supported development effort in accordance with section 6.7 of the FS3i Base IDIQ PWS. The Contractor will deliver an Integration Management Plan (CDRL A031) that includes an Integration Readiness Review Checklist (IRRC), The final data-deliverable Integration Package and the Sub-system Integration Plan (SIP) (in the formats that are described in the Technical Library), include criteria for passing the operational readiness review. - The Integration Package is comprised of relevant documents described in the Technical Library document list in Appendix E along with a completed Integration Readiness Review checklist as described in the Integration Management Plan (CDRL A031). - The Sub-system Integration Plan (SIP) is comprised of a Work Breakdown Structure (WBS) with associated cost (CDRL A035) that aligns with the Capability Integration Schedule (CDRL A034) and a Requirements Traceability Matrix (RTM) (CDRL A033) that corresponds to the Risk/Issues/Opportunity Register (RIOR) (CDRL A036). The Contractor will organize and facilitate a government Integration Readiness Review and invite all relevant attendees to address. |
| 2.8 | Continual Service Improvement (CSI)/Business Process Reengineering (BPR) | The Contractor will provide continual service improvement (CSI) services in accordance with section 6.8 of the FS3i Base IDIQ PWS. The Contractor will establish and institutionalize CSI processes and procedures. The Contractor will outline the CSI accomplishments in each Program Management Review (PMR) meetings. CDRL A042 - Continual Service Improvement (CSI)/Business Process Reengineering (BPR) |
| 2.10 | Request for Change (RFC) Management | The Contractor will provide services for Request for Change (RFC) Management in accordance with section 6.10 of the FS3i Base IDIQ PWS. CDRL A043 - Request for Change (RFC) Management Impact Assessment. |
| 2.11 | DevSecOps Management | The Contractor will adhere to the DevSecOps Management services in accordance with section 6.11 of the FS3i Base IDIQ PWS. The Contractor will provision and maintain environments on each security domains for development efforts as defined by the Government. The Contractor will lead and provide expertise during testing and deployment of GOTS, COTS, FOSS, and new or changed software to the EM operational baselines. The Contractor will perform integration services on all security domains as required. The Contractor will execute all integration tasking required for delivery of new/updated software baselines from one environment to the next to expose the capabilities/services to the users for testing and deployment into operations. The Contractor will perform the required integration tasks for development as outlined in the deployment instructions as defined in IPF Capability Delivery SOP. The Contractor will ensure integration activities meet program and product owner requirements. The Contractor will provide updates into the configuration management system about the hardware and software changes to the operational baseline because of the Contractor’s actions. The Contractor will update the Version Description Document for the integrated portion of the whole. (CDRL A019). |
| 2.12 | Demonstration Support | The Contractor will provide product demonstration support in accordance with section 6.12 of the FS3i Base IDIQ PWS. |
| 2.13 | Test Support | The Contractor will adhere to the Test Support Requirements in accordance with section 6.13 of the FS3i Base IDIQ PWS. The Contractor will develop in, cooperation with the Government, an Integrated Testing process and associated plans, events, procedures, and checklists scaled appropriate to the baseline. Deliver an integration Test Readiness Review checklist (CDRL A027). The Contractor will develop scenarios and checklist in support of Government-managed Independent Verification and Validation (IV&V) events. The Contractor’s scenarios will track traceability from high-level requirements (from its origins), through its development and specification, to its subsequent testing scenarios, and through all periods of on-going refinement and iteration in any of these phases. The Contractor will produce an Integration Test Report that includes traceability of software functions to the requirements, number of passed and failed, and a brief description of reasons for the failures. CDRL A044 - Integration Test Report |
| 2.15 | Knowledge Management | The Contractor will use the Government directed Knowledge Management process in accordance with section 6.15 of the FS3i Base IDIQ PWS. The Contractor will provide input and track DRs, and Root cause in the Knowledge Management system. |
| 2.25 | System Performance | The Contractor will support System Performance services in accordance with section 6.25 of the FS3i Base IDIQ PWS. The Contractor provides the Performance Metrics as they are listed in Appendix B of this task order. |
| 2.27 | Metric Collection and Analysis | The Contractor will adhere to the Metric Collection and Analysis requirements in accordance with section 6.27 of the FS3i Base IDIQ PWS. The Contractor provides the capability to collect costs, operational and performance metrics for sub-systems, sub-system components (CDRL A008, A037). The Contractor will provide performance metrics consistence with the NGA “Software Way”. The Contractor will collect Sprint / Scrum metrics in accordance with the metrics stated in the IPF Capability Delivery SOP. |
| 2.38 | Engineering | The Contractor will adhere to the Engineering Services requirements in accordance with section 6.38 of the FS3i Base IDIQ PWS. The Contractor, per Government direction, will develop and deliver the applicable design elements as described in Appendix E. The Contractor will Design Review Presentation (IDRP). (CDRL A032) and host the applicable number of design review sessions with the Government for review and approval. This step will facilitate architecture and design trade-offs that enable the government to make critical investment decisions in systems architecture as needed before building proceeds. |
| 3.3 | Configuration Management | The Contractor provides Configuration Management services, including SW/HW in accordance with FS3i Base IDIQ PWS section 6.3. (CDRL A013). The Contractor will meet the Configuration Management requirements stated in the section 4.4 of this PWS. |
| 3.6 | Backlog Management | The Contractor will provide Backlog Management services in accordance with section 6.6 of the FS3i Base IDIQ PWS. The Contractor will provide the format for capturing and presenting the backlog. At the minimum the backlog should contain: - Description of backlog item and its relation and dependencies to other backlog items. - Government assigned priority of the backlog. - The Contractor’s estimates Level of Effort (LOE) needed to deliver the backlog. - The Contractor’s estimated date when the backlog item is completed and delivered. - The main Government stakeholders of the backlog items. - Where applicable, the Contractor provides drawings and explanations for the backlog and its solution. - The Contactor provides risk and mitigation for each backlog including any explanation for any obstacle in meeting the backlog requirements. - The Contractor will provide any cyber security concerns. |
| 3.8 | Continual Service Improvement (CSI)/Business Process Reengineering (BPR) | The Contractor will provide continual service improvement (CSI) services in accordance with section 6.8 of the FS3i Base IDIQ PWS. The Contractor will establish and institutionalize CSI processes and procedures. The Contractor will outline the CSI accomplishments in each Program Management Review (PMR) meetings. CDRL A042 - Continual Service Improvement (CSI)/Business Process Reengineering (BPR) |
| 3.12 | Demonstration Support | The Contractor will provide product demonstration support in accordance with section 6.12 of the FS3i Base IDIQ PWS. |
| 3.13 | Test Support | The Contractor will adhere to the Test Support Requirements in accordance with section 6.13 of the FS3i Base IDIQ PWS. The Contractor will collaborate with the Government to develop test plan and test scenarios. The Contractor’s scenarios will track traceability from high-level requirements (from its origins), through its development and specification, to its subsequent testing scenarios, and through all periods of on-going refinement and iteration in any of these phases. |
| 3.15 | Knowledge Management | The Contractor will use the Government directed Knowledge Management process in accordance with section 6.15 of the FS3i Base IDIQ PWS. The Contractor will provide input and track DRs, and Root cause in the Knowledge Management system. |
| 3.16 | Corrective Maintenance | The Contractor will adhere to section 6.16 of the FS3i Base IDIQ PWS. The Contractor will identify, isolate, and rectify a fault or problem to restore a system or application to an operational state. The Contractor will ensure resolution of Priority 1 and 2 INC and PBIs, Discrepancy Reports (DR), Information Assurance Vulnerability Assessments (IAVA) and Requests for Change (RFC) per NGA timelines for operational tickets. |
| 3.17 | Adaptive Maintenance | The Contractor will provide Adaptive Maintenance services in accordance with section 6.17 of the FS3i Base IDIQ PWS. |
| 3.18 | Preventive Maintenance | The Contractor will provide Preventive Maintenance services in accordance with section 6.18 of the FS3i Base IDIQ PWS. |
| 3.19 | Perfective Maintenance | The Contractor will provide Perfective Maintenance services in accordance with section 6.19 of the FS3i Base IDIQ PWS. |
| 3.25 | System Performance | The Contractor will support System Performance services in accordance with section 6.25 of the FS3i Base IDIQ PWS. The Contractor provides the Performance Metrics as they are listed in Appendix B of this task order. |
| 3.27 | Metric Collection and Analysis | The Contractor will adhere to the Metric Collection and Analysis requirements in accordance with section 6.27 of the FS3i Base IDIQ PWS. The Contractor provides the capability to collect costs, operational and performance metrics for sub-systems, sub-system components, and Cloud infrastructure (A008, A037) The Contractor will provide performance metrics consistence with the NGA “Software Way”. The Contractor will collect Sprint / Scrum metrics in accordance with the metrics stated in the IPF Capability Delivery SOP. |
| 3.36 | Requirements Management and Analysis | The Contractor will adhere to the Requirements Management and Analysis requirements in accordance with section 6.36 of the FS3i Base IDIQ PWS. |
| 4.1 | System Performance Optimization | The Contractor provides a System Performance Optimization Technical Report as required every agile cycle in accordance with FS3i Base IDIQ PWS section 6.1. The Contractor will establish and institutionalize a Cloud monitoring process (CDRL A008, A037) that is followed by all FS3i task-orders. This includes but is not limited to: - Monitoring Cloud resources and applications, providing insights and alerts for automation, - Facilitating event-driven automation by routing events between different AWS services. |
| 4.3 | Configuration Management | The Contractor provides Configuration Management services, including SW/HW in accordance with FS3i Base IDIQ PWS section 6.3. (CDRL A013) The Contractor will meet the Configuration Management stated in section 4.4. |
| 4.4 | Automation | The Contractor will support Automation services in accordance with FS3i Base IDIQ PWS section 6.4. All baseline deployments (HW, COTS, GOTS code, Custom Code) will be deployed using the automated deployment tool. (CDRL A039) |
| 4.5 | Release Management | The Contractor provides release management services in accordance with section 6.5 of the FS3i Base IDIQ PWS and each applicable addendum listed in section 12. The Contractor will deliver the Release plan 5 days after each RPE. Plan is delivered in JIRA, and a .pdf copy to PMO. The Contractor will maintain and update the FS3i Release Plan (CDRL A021). The Contractor will develop, coordinate, and maintain the Release Plan to include any Government required NTO testing, enterprise test events, deployments, scans, external demos, quality standards, security approval (CDRL A021). The Contractor will deliver the actual plan for the release (Release Plan) 5 days before the Release Planning Event (RPE). The Plan is delivered in JIRA and .pdf copy to PMO. The Contractor will coordinate release planning events with all Government and Contractor stakeholders. CDRL A021 – Release Plan CDRL A024 - Deployment Chart |
| 4.6 | Backlog Management | The Contractor will provide Backlog Management services in accordance with section 6.6 of the FS3i Base IDIQ PWS. The Contractor will manage and coordinate backlog grooming sessions with the Government and Contractor stakeholders to support updating and prioritized backlog for all systems, capabilities, and services in operations covered under this task order. The Contractor will provide the format for capturing and presenting the backlog. At the minimum the backlog should contain: - Description of backlog item and its relation and dependencies to other backlog items. - Government assigned priority of the backlog. - The Contractor’s estimates Level of Effort (LOE) needed to deliver the backlog. - The Contractor’s estimated date when the backlog item is completed and delivered. - The main Government stakeholders of the backlog items. - Where applicable, the Contractor provides drawings and explanations for the backlog and its solution. - The Contactor provides risk and mitigation for each backlog including any explanation for any obstacle in meeting the backlog requirements. - The Contractor will provide any cyber security concerns. |
| 4.7 | Government Readiness Reviews | The Contractor will provide status for readiness of a supported development effort in accordance with section 6.7 of the FS3i Base IDIQ PWS. The final data-deliverable Integration Package and the Sub-system Integration Plan (SIP) (in the formats that are described in the Technical Library), include criteria for passing the operational readiness review. - The Integration Package is comprised of relevant documents described in the Technical Library document list in Appendix E. - The Sub-system Integration will align with the Capability Integration Schedule (CDRL A034) and a Requirements Traceability Matrix (RTM) (CDRL A033) that corresponds to the Risk/Issues/Opportunity Register (RIOR) (CDRL A036). The Contractor will organize and facilitate a government Integration Readiness Review and invite all relevant attendees to address. |
| 4.8 | Continual Service Improvement (CSI)/Business Process Reengineering (BPR) | The Contractor will provide continual service improvement (CSI) services in accordance with section 6.8 of the FS3i Base IDIQ PWS. The Contractor will establish and institutionalize CSI processes and procedures. The Contractor will outline the CSI accomplishments in each Program Management Review (PMR) meetings. CDRL A042 - Continual Service Improvement (CSI)/Business Process Reengineering (BPR) |
| 4.10 | Request for Change (RFC) Management | The Contractor will provide services for Request for Change (RFC) Management in accordance with section 6.10 of the FS3i Base IDIQ PWS. CDRL A043 - Request for Change (RFC) Management Impact Assessment. |
| 4.11 | DevSecOps Management | The Contractor will provide DevSecOps Management services in accordance with FS3i Base IDIQ PWS section 6.11. The Contractor will provision and maintain environments on each security domains for development efforts as defined by the Government. The Contractor will provide skills, expertise, and adequate resources to meet mission requirements for testing, and deployment of new or changed software to the operational baseline and to provision, maintain, and operationalize the Cloud environments for all security domains. The Contractor will provide analysis of operational performance metrics (i.e., network response time) and provide recommendations to gain efficiencies. (CDRL A037) where applicable. The Contractor provides updates into the configuration management system about the hardware and software changes to the operational baseline because of the Contractor’s actions. The Contractor will update the Version Description Document for the integrated portion of the whole. (CDRL A019). The Contractor will be compliant with the IPF Capability Delivery SOP. |
| 4.12 | Demonstration Support | The Contractor will provide services for Demonstration Support in accordance with section 6.10 of the FS3i Base IDIQ PWS. |
| 4.13 | Test Support | The Contractor will provide services for Demonstration Support in accordance with section 6.10 of the FS3i Base IDIQ PWS. The Contractor, in coordination with the Government, will develop Testing plan and will ensures that the testing infrastructure available and ready for the testing event. This may include but is not limited to: - Developing checklist and plans for testing - Providing testing environment that is “fits for purpose”. - Ensuring the compatibility between testing environment and operational base line i.e. same database version. - Provide automation to the extent possible. Deliver a Test Readiness Review checklist (CDRL A027). The Contractor will support the Government to develop scenarios and checklist in support of Government-managed Independent Verification and Validation (IV&V) events. The Contractor’s scenarios will track traceability from high-level requirements (from its origins), through its development and specification, to its subsequent testing scenarios, and through all periods of on-going refinement and iteration in any of these phases. The Contractor will produce a Test Report that includes traceability of software functions to the requirements, number of passed and failed, and a brief description of reasons for the failures. |
| 4.15 | Knowledge Management | The Contractor will use the Government directed Knowledge Management process in accordance with section 6.15 of the FS3i Base IDIQ PWS. The Contractor will provide input and track DRs, and Root cause in the Knowledge Management system. |
| 4.16 | Corrective Maintenance | The Contractor will adhere to section 6.16 of the FS3i Base IDIQ PWS. The Contractor will identify, isolate, and rectify a fault or problem to restore a system or application to an operational state. The Contractor will ensure resolution of Priority 1 and 2 INC and PBIs, Discrepancy Reports (DR), Information Assurance Vulnerability Assessments (IAVA) and Requests for Change (RFC) per NGA timelines for operational tickets. |
| 4.17 | Adaptive Maintenance | The Contractor will provide Adaptive Maintenance services in accordance with section 6.17 of the FS3i Base IDIQ PWS. |
| 4.18 | Preventive Maintenance | The Contractor will provide Preventive Maintenance services in accordance with section 6.18 of the FS3i Base IDIQ PWS. |
| 4.19 | Perfective Maintenance | The Contractor will provide Perfective Maintenance services in accordance with section 6.19 of the FS3i Base IDIQ PWS. |
| 4.25 | System Performance | The Contractor will support System Performance services in accordance with section 6.25 of the FS3i Base IDIQ PWS. The Contractor will provide the Performance Metrics as they are listed in Appendix B of this task order. |
| 4.26 | Services Status / Status Tracking | The Contractor will support Services Status/Status Tracking services in accordance with section 6.26 of the FS3i Base IDIQ PWS. The Contractor will participate in preparation and delivery of the services and status tracking. The Contractor will participate in tracking the status of projects, open incidents, and other anomalies. |
| 4.27 | Metric Collection and Analysis | The Contractor will adhere to the Metric Collection and Analysis requirements in accordance with section 6.27 of the FS3i Base IDIQ PWS. The Contractor will provide the capability to collect cost, operational and performance metrics for sub-systems, sub-system components, and Cloud infrastructure. (CDRL A008, A037) The Contractor will provide performance metrics consistence with the NGA “Software Way”. The Contractor will collect Sprint / Scrum metrics in accordance with the metrics stated in the IPF Capability Delivery SOP. The Contractor will provide the capability to manage collected metrics and provide analysis reports using existing tools, and dashboards. (CDRL A008, A037) |
| 4.28 | Cyber Security | The Contractor will support Cyber Security services in accordance with section 6.28 of the FS3i Base IDIQ PWS. |
| 4.29 | Authorized Outage Coordination | The Contractor will support Authorized Outage Coordination services in accordance with section 6.29 of the FS3i Base IDIQ PWS. |
| 4.30 | Decommissioning | At the direction of the Government, the Contractor will support decommissioning activities in accordance with Section 6.30 of the FS3i Base IDIQ PWS. (CDRL A020 – Decommissioning Plan.) |
| 4.31 | Provisioning Services | The Contractor will support Provisioning Services in accordance with section 6.31 of the FS3i Base IDIQ PWS. |
| 4.32 | Information Technology Disaster Recovery Support (ITDR) | The Contractor will support Information Technology Disaster Recovery (ITDR) in accordance with section 6.32 of the FS3i Base IDIQ PWS. The Contractor will tailor the Government ITDR process for all supported sub-systems and environments. (CDRL A018) - Information Technology Disaster Recovery (ITDR) |
| 4.33 | Database Management Services | The Contractor will adhere to the Database Management requirements in accordance with section 6.33 of the FS3i Base IDIQ PWS. The Contractor will provide the capability to seamlessly integrate databases into sub-systems or systems as required by the Government. The Contractor will plan, implement, test, and deploy databases in the testing and development environments for all security domains in the Cloud or On-premises |
| 4.34 | System Administration Services | The Contractor will adhere to the System Administration Services requirements in accordance with section 6.34 of the FS3i Base IDIQ PWS. |
| 4.35 | Enterprise Services | The Contractor will support Enterprise Services requirements in accordance with section 6.35 of the FS3i Base IDIQ PWS. |
| 4.36 | Requirements Management and Analysis | The Contractor will adhere to the Requirements Management and Analysis requirements in accordance with section 6.36 of the FS3i Base IDIQ PWS. |
| 4.37 | Cloud Engineering, Integration, and Management | The Contractor will support Cloud Engineering, Integration, and Management services in accordance with section 6.37 of the FS3i Base IDIQ PWS. CDRL A009 Cloud Migration Plan The Contractor will provide the capability to seamlessly integrate FG Capabilities, GOTS, COTS, FOSS, and software to the Government designated Cloud environments. |
| 4.38 | Engineering | The Contractor will adhere to the Engineering Services requirements in accordance with section 6.38 of the FS3i Base IDIQ PWS. The Contractor will capture the applicable design elements as described in Appendix E. The Contractor will draft an Integration Design Review Presentation (IDRP). (CDRL A032) and host the applicable number of design review sessions with the Government for review and approval. This step will facilitate architecture and design trade-offs that enable the government to make critical investment decisions in systems architecture as needed before building proceeds. The Contractor will provide the necessary engineering expertise and resources to plan, execute studies, and implement EM technical requirements and activities covered by this PWS consistent with the NGA System Engineering Plan (SEP) and industry best practices. The Contractor will provide the expertise to integrate FG capabilities, COTS, GOTS, FOSS, and software into the operational baseline. This includes at the minimum: - Solution design. - Design review with the Government and contractor stakeholders. - Development of solution. - Leading reviews and demonstrations of the integrated solutions. - Acceptance testing, a government managed verification, and validation of the integrated solution. - Development and delivery of architectural and system engineering artifacts for the integrated solution. - Collaboration of the Contractor with the Government and contractor stakeholders for packaging and releasing the integrated solution into the operational baseline. - Application Program Interface (API) management - Providing the capability for post release metric collection for analysis of executions, functionality, and performance of the newly or changed released Capabilities into the operational baseline. - Where applicable, assessing user experience after a new integrated solution is in production. - Lessons learned in optimizing the development, integration, and delivery of the integrated solution. |
| 4.39 | Technical Writing and Documentation Support | The Contractor will provide Technical Writing and Documentation Support services in accordance with section 6.39 of the FS3i Base IDIQ PWS. |
| 4.40 | Technical Library | The Contractor will adhere to the Technical Library requirements in accordance with section 6.40 of the FS3i Base IDIQ PWS. The Contractor will include and baseline the appropriate engineering and architectural artifacts in Technical Library as they are listed in Appendix E of this Task Order. |
| 4.41 | Transition-In | The Contractor will support Transition-In service in accordance with section 6.41 of the FS3i Base IDIQ PWS. The Contractor will present a PowerPoint version (CDRL A025) of the Transition-In Plan (CDRL A006) at the contract kick-off meeting that details the 30-60-90 day schedule, process of capturing and transitioning all necessary Government Furnished Equipment (GFE) and Government Furnished Information (GFI), account creation, personnel onboarding, documentation, security (physical, personnel, cyber, information), software keys, system administration account access, risks, action items, government coordination, and equipment relating to transitioning of operations and maintenance support from the FGS-IOS contract. As part of the transition kickoff meeting, the Contractor will support the government’s task order transition readiness review checklist execution (CDRL A006). The Contractor will provide weekly (or more often as needed) transition update teleconferences meetings from Key Personnel to MC&G GPOC. The Contractor will arrange and facilitate a government transition readiness review with the incumbent and the government within 90 days of contract award. The Contractor will present an updated transition checklist for the team to review. The objective is to obtain government authority to assume full responsibility for Task Order 1 operations. |
| 4.42 | Transition-Out | The Contractor will support Transition-out service in accordance with section 6.42 of the FS3i Base IDIQ PWS. Upon Government request, the Contractor will execute a Transition-Out Plan (CDRL A012) to turn over the responsibility for all integration activities for the EM sub-systems and services. The Contractor will be given 30 days to produce the transition-out plan and 60-days to transition the responsibilities. |
| 4.46 | Innovation and AI/ML | The Contractor will incorporate AI/ML technologies and new technology innovation in accordance with section 6.46 of the FS3i Base IDIQ PWS, as is required to enable and continue operations of the capabilities as defined in Section 6 of this Task Order. |

Table 6.1: (U) FGES Requirements. This Table is Unclassified in its entirety.

- (U) Foundation GEOINT Land Requirements

  - (U) Transliteration Tool

(U) The Tool is in NGA's operational cloud, provides users enhanced knowledge of populated places such as names of neighborhoods, villages, towns, and cities, and utilizes automation for transliteration and quality assurance. The Transliteration Tool plays a critical part in the automation of SFG data production operations, supporting the SFG Geographic Names Database mission, and the SFG Human Geography mission, and supports users and consumers of the NGA, Department of War, Intelligence Community, and public.

(U) The Contractor will provide operations support to sustain the Transliteration Tool.

(U) The Contractor will meet the requirements listed in Table 7.1 below.

  - (U) NEO UPE

(U) Provides site specific GEOINT foundation data to support Noncombatant Evacuation Operations (NEOs) and other U.S. Government contingency operations worldwide. The NEO branch of NGA supports the Intelligence Community (IC) by providing the most recent maps, charts, and imagery over more than 700 sites around the world where NEO may need to take place.

(U) The Contractor will provide operations support to sustain the Transliteration Tool.

(U) The Contractor will meet the requirements listed in Table 7.1 below.

  - (U) GVP UPE (VDA)

(U) Provides a computing environment in the unclassified cloud environment dedicated to the NGA GVP UPE user community. This virtual environment is configured with tools to meet the user’s needs without being specific to the organization’s mission. manages nautical object geolocation information using standard Vector Product Format (VPF) representation, allowing for modelling real world features in digital geographic databases.

(U) The Contractor will provide operations support to sustain the Transliteration Tool.

(U) The Contractor will meet the requirements listed in Table 7.1 below.

  - (U) PDF QA tool / PDF Batch Checker

(U) The PDF Quality Assurance (QA) tool standardizes the reporting of errors uncovered in the review process for JOGs (Joint Operations Graphics) and TPCs (Tactical Pilotage Charts). The   PDF QA Tool allows cartographers to upload and QA cartographic PDFs with standardized reporting on errors which provides a more efficient process and support towards SFGP missions. Further, the PDF QA Tool provides valuable, quantitative metrics for cartographic map production done by contractors or in-house methods over time and is used to gauge changes in quality and aids in contractual decision-making processes. The PDF QA tool also includes an online processing tool that extracts comments from a PDF and turns them into an Excel-ready format to more easily and more quickly generate metrics.

(U) The Contractor will provide operations support to sustain the Transliteration Tool.

(U) The Contractor will meet the requirements listed in Table 7.1 below.

(U) The Contractor will meet the requirements in the table 7.1 as they are stipulated in table 6.1 above. Table 7.1 lists the requirement numbers that are in table 6.1 above.

| The table is Unclassified in its entirety | WBS Numbers in Table 6.1 |
| --- | --- |
| Operations and sustainment Requirements Numbers. The text of these requirements is in table 6.1 above with the associated WBS number. | 4.1 through 4.6, 4.8, 4.9, 4.15 through 4.19, 4.25 through 4.29, 4.32, 4.34 |

Table 7.1: (U) Land Requirements

- (U) Enterprise Dashboard

(U) The Contractor will provide a dashboard that aggregates the operational status of the major systems under FS3i care. It provides a view into their Key Performance Indicators (KPIs), and metrics into a single screen, giving the senior leadership, Line-Managers, and staff views of operations as it related to their Aera of their responsibilities (AOR). The Dashboard will be customizable, role-based, and provide actionable insights to the users based on their AOR.

(U) The Contractor will provide the capabilities for a dashboard that provides the current end-to-end view of FS3i systems, their current operational status, current discrepancies and problems outstanding, and their CIs including the ability to drill down to the components of the system and identify the CIs, discrepancies, and anomalies.

(U) The Contractor will provide a dashboard that at the minimum incorporates the following features:

- Customization and Role-Based Views: Dashboards can be tailored to meet the specific needs of different users or roles within the MC&G and SF organizations. As an example, senior leadership might see overall system health, while a network administrator might see operational details (e.g., bandwidth usage, latency).

- Data Visualization: Complex information is presented using easy-to-understand visual elements like charts, graphs, and gauges to simplify interpretation and quickly highlight trends or anomalies with drill down capability.

- Near Real-Time Monitoring: Dashboards provide near-real-time information, allowing the Contractor and MC&G staff to proactively detect and respond to issues, such as system downtime, system degradation, or security threats, as they arise.

- Centralized Data Access: It consolidates data from a multitude of IT systems, applications, networks, and security tools into a single, unified view.

- Common Metrics and Actions Tracked: The metrics include but are not limited to:

- System / application uptime and availability.

- Incident response and resolution times.

- Security threat levels and patch management compliance.

- AWS EC2 capacity and bandwidth utilization.

- Support ticket volumes and customer satisfaction ratings.

- Application performance (response times, error rates).

- Alerts and alarms per application, system.

- Over utilization of Cloud services, e.g., EC2, Memory, etc.

- Real-time operational degradation, e.g., VDA response degradation.

- (U) Period and Place of Performance (PoP)

(U) The performance period for this T-ask-order is from April 1, 2027, through April 1, 2034. One year Base period and five (6) Option years. The primary place of performance shall be at the Contractor’s facilities. Note: in the performance of this Task Order, the Contractor is required to have access to the Common Operating Environment (COE) at the TS/SCI level to update and maintain the SRW tool, performance configuration management, deployment of SW and reporting requirements. The Contractor will provide secure and unclassified video-teleconferencing capability (VTC) facilities, communications infrastructure, NGA connectivity, and NGA workstations, including security to support the goals of the contract and that are cleared in accordance with the National Industrial Security Program. Primary place of performance, including NGA connectivity and workstations, must be available at task order award.

(U) Temporary access to Government owned and operated equipment (e.g., NGANet or Desk Top Environment (DTE) workstations) will be made available onsite on an as-needed basis to fulfill contractual obligations (e.g., onsite workstation access to perform operational system upgrades). Temporary access will be granted at NGA facilities in the Washington, DC and St. Louis, MO area.

(U) Work at the Contractor site can be unclassified with some exceptions relating to updating the SRW tool, which shall be conducted on the COE environment. If classified work is to be conducted at a Contractor site, the Sensitive Compartmented Information Facility (SCIF) must be approved by the Contracting Officer (CO) and Security. Contractor must have existing NGANet connectivity with the appropriate workstations to accomplish all work outlined within this PWS at time of award. The primary place of performance shall be at the Contractor site.

- (U) Quality Assurance Surveillance Plan

  - (U) The Quality Assurance Surveillance Plan (QASP) is primarily focused on how the Government will ensure that the Contractor has performed in accordance with the performance standards. It defines how the performance standards will be applied, the frequency of surveillance, and the rating standard. Appendix B provides the QASP in this task order.

  - (U) The Contractor will ensure the quality of services performed under this task order meet or exceed the performance metrics summary provided in Appendix B: Performance Metrics of this PWS. The Contractor will immediately notify the Contracting Officer Representative (COR) of problems or situations that could negatively impact compliance with the provisions of the task order and the plan the Contractor will implement to resolve problems. The designated COR/ACORs will participate in the administration of this task order by evaluating Contractor performance, inspecting, and accepting services for the Government, and providing a report of inspection as well as Contractor performance assessments to the CO.

  - (U) The Contractor Program Manager will meet twice per task order period with the CO, GPMO, and/or COR and other Government-designated personnel as deemed necessary to discuss performance evaluation(s). These will be in-depth reviews with the Contractor, including appropriate self-assessments by the Contractor; however, if the need arises, the Contractor will meet with the GPMO and/or COR as often as required or per either party’s request.

  - (U)  If the Contractor is not meeting the minimum requirements, the Contractor will develop and deliver a Corrective Action Report (CAR) (CDRL A046 – Corrective Action Plan) in the manner and within the time frame specified by the Government, stipulating how and by what date it shall bring performance up to the required levels.

  - (U) GPMO and COR along with the Contractor should jointly formulate tactical and long-term courses of action. Decisions regarding changes to metrics, thresholds, or service levels should be clearly documented. If a change is required to the existing QASP, it will be incorporated as a contract modification by the CO.

  - (U) The Contractor will implement and perform a Quality Control function to ensure that all activities performed, and products delivered meet or exceed the standards in the QASP. The Quality Control function will be documented in a Quality Control Plan (QCP) (CDRL-A015).

- (U) Operational Hours

(U) Regular Hours: Personnel will be generally required to perform work during regular NGA duty hours. (0600-1800 NCE local time)

(U) In an event that team members cannot perform work during regular hours, NGA requires at least one team member be available to support the GPMO daily.

- (U) Travel

(U) The Contractor will adhere to travel requirements in accordance with section 7.5 of the FS3i Base IDIQ PWS.

- (U) Applicable Documents

(U) The table below lists the compliance documents. As requirements are subject to change, it is understood that the FS3i Government Program Manager PM will provide the Contractor with requirement updates. The following listed, but not limited to, documents are required for NGA software compliance. See FS3i Base PWS for additional Applicable Documents.

| (U) Compliance Documents – This table is Unclassified in its entirety |  |
| --- | --- |
| Document Title | Date Published |
| NGA Instruction 8410.2 Software Asset Management Policy | 14-SEP-23 |
| IPF Capability Delivery SOP (DevOps SOP) | NA |
| IPF Software Solution Stack Standards | NA |
| NGA Software Way | 18 -FEB-22 |
| NGA Technology Strategy APR_20-512 | NA |
| NGA Configuration Management Plan (NCMP), Revision E, CN027 | 27 DEC 2019 |
| NGA Tier 2 Configuration Management Procedure, Rev A CN-002 | 2 MAY 2018 |
| National Institute of Standards and Technology (NIST), Special Publication (SP) 800-53 | The current version |
| Consolidated NGA (Conga) Security Classification Guide (SCG), v5.1.0 | 20 DEC 2024 |
| Acquisition Design Elements (ADEs) | The current version |
| VCPS / FGMOD Reference Documents VCPS_FGMOD_FS3i Common Services Scope for Bidders Library.pptx FGMOD Version Description Document v1.1 R1_FS3i Common Services Scope Extract.xlsx | The current version |

(U) This table is Unclassified in its entirety

- (U) Appendix A – Contract Data Requirements List (CDRL)

| CDRL Title | CDRL # | Data Item Description | Reference | Initial Common Services TO Award | Subsequent Versions |
| --- | --- | --- | --- | --- | --- |
| Program Management Plan | A001 | CFA | TO-1 WBS 4.48 | At Proposal | Update Program Management Plan to reflect Geomatics |
| Contract Funds Status Report | A002 | DI-MGMT-81468 | TO-1 WBS 4.48 | Award +30 Calendar days | Update monthly |
| Security Plan | A005 | CFA | TO-1 WBS 4.52 | At Proposal | As directed by the Government |
| Transition-In Plan | A006 | CFA | TO-1 WBS 4.41 | At Proposal | As directed by the Government |
| GFP/Material List | A007 | CFA | Base IDIQ PWS Paragraph 7.4 | Award +30 Calendar days | As directed by the Government |
| System Monitoring Plan | A008 | CFA | TO-1 Table 6.1: WBS 4.1 TO-1 Section 4.2 | At Proposal | As directed by the Government |
| Customer Engagement / Meeting Minutes & Action Items | A010 | CFA | Base IDIQ PWS Paragraph 7.1 | As directed by Government | As directed by the Government |
| Software Code and Software Code Documentation | A011 | CFA | TO-1 WBS 1.43 | As directed by Government | The Software Code Documentation will be delivered to the PMO and uploaded in GitLab five (5) business days after any CM Baseline Change to the PMO. |
| Transition-Out Plan | A012 | CFA | TO-1 Table 6.1: WBS 4.42 | As directed by Government | As directed by the Government |

(U) This table is Unclassified in its entirety

| Configuration Management Plan | A013 | CFA | TO-1 Section 4.4 | At Proposal | As directed by the Government |
| --- | --- | --- | --- | --- | --- |
| Risk Management Plan | A014 | CFA | TO-1 WBS 4.48 | Award +30 Calendar Days | As directed by the Government |
| Quality Control Plan | A015 | CFA | TO-1 WBS 4.48 | Award +45 Calendar Days | As directed by the Government |
| Staffing List | A017 | CFA | Base IDIQ PWS Paragraph 7.2 | Award +30 Calendar Days | See Block 16 of CDRL description |
| Information Technology Disaster Recovery Plan (ITDR) | A018 | CFA | TO-1 WBS 4.32 | Award +60 Calendar Days | Update yearly for each operational capability |
| Version Description Document | A019 | Per NGA | TO-1 WBS 2.11 TO-1 WBS 4.11 | The first VDD with first operational release prior to deployment | each major operational release prior to deployment |
| Release Plan | A021 | Update JIRA and a PDF copy to PMO | TO-1 WBS 4.5 | 5 calendar days before first RPE | 5 calendar days before first RPE |
| Program Management Review | A023 | CFA | TO-1 WBS 4.48 | Award +30 Calendar Days | - Monthly or per Government direction. - Provide PMR Slides/Brief Five Business Days (5) prior to each review. |
| Deployment Chart | A024 | Microsoft Excel or equivalent | TO-1 WBS 4.5 | 5 calendar days after first RPE | 5 calendar days after first RPE |
| Task Order Kickoff Presentation | A025 | Power Point | TO-1 WBS 4.41 TO-1 WBS 4.48 | 20 calendar days after the award. | 15 calendar days after future system / or capability is added to the Task-Order |
| Test Readiness Review checklist | A027 | CFA | TO-1 Table 6.1 WBS 2.13 WBS 4.13 | Deliver to the Government 5 calendar days before the first TRR event | Deliver to the Government 15 calendar days before each TRR event |
| Operations Support Plan | A030 | CFA | TO-1 WBS 4.0 Section 6. | At proposal | As directed by the Government |
| Integration Management Plan (IMP) | A031 | CFA | TO-1 WEBS 2.7 | At proposal | As directed by the Government |
| Design Review Presentation (DRP) | A032 | CFA | TO-1 WBS 2.38 TO-1 WBS 4.38 | As directed by the Government | As directed by the Government |
| Requirements Traceability Matrix (RTM) | A033 | CFA | TO-1 Section 10 TO-1 WBS 2.7 TO-1 WBS 4.7 | As directed by the Government. | As directed by the Government |
| Capability Integration Schedule (CIS) | A034 | CFA | TO-1 WEBS 2.7 | As directed by the Government. | As directed by the Government |
| Work Breakdown Structure (WBS) | A035 | CFA | TO-1 WEBS 2.7 TO-1 WEBS 4.7 | As directed by the Government | As directed by the Government |
| Risk / Issue / Opportunity Register (RIOR) | A036 | CFA | TO-1 WBS 4.48 | Award +30 Calendar Days | 30 calendar days after new subsystems are added to contract |
| System Performance Optimization Technical Report | A037 | CFA | TO-1 Section 4.2 TO-1 WBS 2.1 TO-1 WBS 4.1 | Award +90 calendar days | Provide a report every month + five (5) business day. |
| Software Library Management Report | A038 | CFA | TO-1 WBS 6.2 Table 5.1 | Award +60 calendar days | Update Monthly and provide a Report Five Business Days (5) prior to any review. |
| Automation Deployment Instructions | A039 | CFA | TO-1 WBS 2.4 TO-1 WBS 4.4 | As directed by Government | As directed by the Government |
| Continual Service Improvement (CSI) / (BPR) | A042 | CFA | TO-1 WBS 2.8 TO-1 WBS 3.8 TO-1 WBS 4.8 | As directed by Government | As directed by the Government |
| Request for Change (RFC) Management Impact Assessment | A043 | CFA | TO-1 WBS 2.10 TO-1 WBS 4.10 | As directed by Government | As directed by the Government |
| Test Report | A044 | CFA | TO-1 Table 6.1 WBS 2.13 WBS 4.13 | As directed by Government | Provide Technical Report Slides/Brief within Five Business Days (5) after completion |
| Corrective Action Report (CAR) | A046 | CFA | TO-1 Section 8.4 | As directed by Government | As directed by the Government |
| Stakeholder Communication Plan (SCP) | A047 | CFA | TO-1 WBS 4.48 | 60 calendar days after award | 30 calendar days after a new subsystem is added to this Task-order |

(U) This table is Unclassified in its entirety.

(U) CFA = Contractor Format Acceptable, after Government/COR approval

- (U) Appendix B – Performance Metrics

(U) This table is Unclassified in its entirety.

| ID | Performance Objective | WBS Reference | Acceptable Performance Level (APL) |
| --- | --- | --- | --- |
| Program Management |  |  |  |
| P-1 | Program Management | TO-1 Section 5 TO-1 Section 5, Table 5.1 | Through hiring or teaming Contractor will provide personnel with software license procurement expertise. Contractor will maintain a report on all personnel in accordance with terms and conditions of the contract action. |
| P-2 | Program Management | TO-1 Section 3, Contract Program Management Services | Ensure low turnover of personnel. No more than 3 changes to personnel over a 6-month period. (Changes at the request of the Government will not be counted.) |
| P-3 | Program Management | TO-1 Section 3, Contract Program Management Services | Project artifacts and deliverables are complete, consistent, and conform to standards. No more than 3 project artifacts are incomplete, inconsistent, and/or do not conform to standards. |
| P-4 | Program Management | TO-1 Section 3, Contract Program Management Services | All work products delivered are in accordance with agreed upon schedule with Government point of contact. No more than 2 work product(s) delivered late per 90-day period. |
| P-5 | Program Management | TO-1 Section 3, Contract Program Management Services | All Contractor Employees will perform in a professional and harmonious manner with Government Staff. No more than 3 complaints per 90-day period |
| P-6 | Program Management | TO-1 Section 3, Contract Program Management Services | Contractor will have qualified personnel ready and available for NGA onboarding NLT 15 days after any Task Order/ECP award. |
| P-7 | Program Management | TO-1 Section 3, Contract Program Management Services | Contactor will maintain qualified personnel to complete all scheduled tasks. No more than 3 delayed tasks shall be considered acceptable performance |
| P-8 | Program Management | TO-1 Section 3, Contract Program Management Services | Through hiring or teaming Contractor will provide personnel with the appropriate expertise to meet the requirements of all FS3i Task-Orders that are released. Currently FS3i releases TO-1 and Air TO. The Contractor will provide personnel with the appropriate skills to meet the requirements stated in TO-1 and Air TO. In future, as new Task-Orders are released, the Contractor will provide the personnel with the appropriate skills to meet the requirements of those Task-Orders. The Contractor will maintain a report of all personnel in accordance with terms and conditions of the contract action. |
| Software License Procurement Services |  |  |  |
| PC1 | SW Library Management | TO-1 Section 5 WBS 6.2 | Provide a report and update the SLMR of all licenses required no later than… |
| PC-2 | Service Status Tracking | TO-1 Section 5 WBS 6.2 | Maintain 99% of all relevant FG software license procurement databases and repositories compliant with NGA monitoring directives. |

| ID | Performance Objective | WBS Reference | Acceptable Performance Level (APL) |
| --- | --- | --- | --- |

| Integration |  |  |  |
| --- | --- | --- | --- |
| I-1 | Software Library Management | TO-1 Tabel 5.1 WBS 6.2 | Provide a report and update the software status tracker of all licenses required no later than TRR. |
| I-2 | Configuration Management | TO-1 Tabel 6.1 WBS 2.3 TO-1 Tabel 5.1 WBS 6.3 | 99% of all Configuration Items (CI) in the Configuration Management System (CMS) must be updated/accurate every 30 days. |
| I-3 | Knowledge Management | TO-1 Tabel 6.1 WBS 2.15 TO-1 Tabel 6.1 WBS 4.15 | 90% of information updated within 1 week of a change to a CI and 95% within 2 weeks. |
| I-5 | Root Cause Analysis | Base IDIQ PWS Section 6.23 | Root Cause/Trend Analysis and corrective actions reported to PMO for any outage or degradation within 5 calendar days of discovery. |
| I-6 | Root Cause Analysis | Base IDIQ PWS Section 6.23 | Root Cause Analysis and corrective actions captured in the knowledge management system within 72 hours upon discovery. |
| I-7 | Automation Deployment (AD) | TO-1 Tabel 6.1 WBS 2.4 TO-1 Tabel 6.1 WBS 4.4 | 90% of deployments performed shall be automated, fully or with minimal manual action. As a percentage of deployments that can be automated using Government furnished DevSecOps tools as outlined in the SOP document. |
| I-8 | Incident Tracking | Base IDIQ PWS Section 6.23 | Detect priority 1 issues within 1 hours of onset, during the operating hours. |
| I-9 | Incident Tracking | Base IDIQ PWS Section 6.23 | Detect priority 2 issues within 3 hours of onset during the operating hours. |
| I-10 | Discrepancy Report (DR) Investigation | Base IDIQ PWS Section 6.24 | Operational Priority 1 DRs corrected within 24 hours or have a workaround in place. |
| I-11 | Discrepancy Report (DR) Investigation | Base IDIQ PWS Section 6.24 | Operational Priority 2 DRs corrected within 72 hours. |
| I-12 | System Performance | TO-1 Tabel 6.1 WBS 2.25 TO-1 Tabel 6.1 WBS 4.25 | Restore Test and Development Environments within 4 hours of an outage during the operating hours. |
| I-13 | System Performance | TO-1 Tabel 6.1 WBS 2.25 TO-1 Tabel 6.1 WBS 4.25 | Provide updates twice daily during business hours for any outages or degradations. |
| I-14 | System Performance | TO-1 Tabel 6.1 WBS 2.25 TO-1 Tabel 6.1 WBS 4.25 | Notify Stakeholders no later than 20 min after identification of an outage or degradation. |
| I-15 | System Performance | TO-1 Tabel 6.1 WBS 2.25 TO-1 Tabel 6.1 WBS 4.25 | Maintain 99.9% availability for every Dev/Test environment during the usage of the Dev/Test environments. |
| I-16 | Information Technology Disaster Recovery (Support (ITDR) | TO-1 Tabel 6.1 WBS 4.32 | Deliver the ITDR plan and capability prior to TRR. Test the ITDR during the TRR. Restore environment, data, and/or services NLT five working days in the event of disaster. Meet 100% of NGA ITDR policy/requirements. |

| Software Maintenance Services |  |  |  |
| --- | --- | --- | --- |
| S-1 | Configuration management | TO-1 Tabel 6.1 WBS 3.3 | Number of software maintenance CIs in the CMS that are registered with inaccurate information as a percentage of the total number of registered CIs, in each sprint, shall be less than 5%. |
| S-2 | Software Maintenance | Base IDIQ PWS Section 6.24 | Operational Priority 1 Discrepancy Report (DR) Investigation corrected within 24 hours or have a workaround in place. |
| S-3 | Software Maintenance | Base IDIQ PWS Section 6.24 | Operational Priority 2 DRs corrected within 72 hours. |
| S-4 | Software Maintenance | Base IDIQ PWS Section 6.23 | Root Cause Analysis and corrective actions reported to PMO within 5 calendar days of DR closure. |
| S-5 | Software Maintenance | Base IDIQ PWS Section 6.25 | Restore Test Environment within 4 hours of an outage during operating hours. |
| S-6 | Software Maintenance | Base IDIQ PWS Section 6.25 | Restore Production Environment within 4 hours of an outage during the operating hours. |
| S-7 | Software Maintenance | Base IDIQ PWS Section 6.25 | Provide status updates twice daily during business hours for any outages or degradations. Notify the need for NPE 90 days in advance. |
| S-8 | Software Maintenance | Base IDIQ PWS Section 6.25 | Notification to Stakeholders should be no later than 20 min of identification of an outage or degradation. |
| Operations Support Services |  |  |  |
| O-1 | Software Library Management | TO-1 Section 4.4 EOS and EOL TO-1 Tabel 6.1 WBS 4.3 TO-1 Tabel 5.1 WBS 6.3 | Report the expiring licenses 9 months before the expiration dates. |
| O-2 | Knowledge Management | TO-1 Tabel 6.1 WBS 2.15 TO-1 Tabel 6.1 WBS 4.15 | 90% of information updated within 1 week of a change to a CI and 95% within 2 weeks. |
| O-3 | Automation Deployment | TO-1 Tabel 6.1 WBS 2.4 TO-1 Tabel 6.1 WBS 4.4 | 90% of deployments performed shall be automated, fully or with minimal manual action. As a percentage of deployments that can be automated using Government furnished DevSecOps tools as outlined in the SOP document |
| O-4 | Incident Tracking | Base IDIQ PWS Section 6.23 | Detect priority 1 issues within 1 hours of onset, during the operating hours. |
| O-5 | Incident Tracking | Base IDIQ PWS Section 6.23 | Detect priority 2 issues within 3 hours of onset during the operating hours. |
| O-6 | Discrepancy Report (DR) Investigation | Base IDIQ PWS Section 6.24 | Operational Priority 1 DRs corrected within 24 hours or have a workaround in place. |
| O-7 | Discrepancy Report (DR) Investigation | Base IDIQ PWS Section 6.24 | Operational Priority 2 DRs corrected within 72 hours. |
| O-8 | Root Cause Analysis | Base IDIQ PWS Section 6.23 | Root Cause/Trend Analysis and corrective actions reported to PMO for any outage or degradation within 5 calendar days of discovery. |
| O-9 | Services Status / Status Tracking | TO-1 Table 6.1 WBS 4.26. | Maintain 99% of subsystems compliant with NGA monitoring directives. Provide operational status for 99% operational sub-systems, updated hourly during business hours. |
| O-12 | System Performance | TO-1 Table 6.1 WBS 4.25. | Provide updates twice daily during business hours for any outages or degradations. |
| O-13 | System Performance | TO-1 Table 6.1 WBS 4.25. | Notify Stakeholders no later than 20 min after identification of an outage or degradation. |
| O-14 | Information Technology Disaster Recovery (Support (ITDR) | Base IDIQ PWS Section 6.32 | Restore environment, data, and/or services NLT five working days in the event of disaster. Meet 100% of NGA requirements for ITDR. |
| O-15 | Configuration Management | TO-1 Tabel 6.1 WBS 4.3 TO-1 Tabel 5.1 WBS 6.3 | 99% of all Configuration Items (CI) in the Configuration Management System (CMS) must be updated/accurate every 30 days. |

(U) This table is Unclassified in its entirety.

- (U) Appendix C – Meeting Requirements

(U) This table is Unclassified in its entirety.

| Title: Frequency: Location; | The Contractor Will Accomplish the Following Tasks Related to Meetings |
| --- | --- |
| PM Bi-monthly Telecon | - Organize and facilitate bi-monthly Program Management (PM) telecon to discuss contract and program management details. Provide update to the SW license procurement progress for existing, renewal, and new buys. Present risks, opportunities and recommendations for SW license procurement. Address issues relating to funding, scope and performance related to the Task Order. - Participate in bi-monthly SAC or GMPO hosted software meetings to discuss and provide progress updates regarding activities associated with SW license procurement; attend meeting with other PSR, customers and mission owners to understand requirements relating to this Task Order. |

(U) This table is Unclassified in its entirety.

- (U) Appendix D – Key Personnel

(U) Offerors will provide qualified personnel commensurate with the responsibilities and tasks required within this performance work statement, in terms of necessary skills at the requisite level of knowledge and experience. In addition to the desired qualifications provided in the table below, all Key Personnel must have:

- Master’s, or bachelor’s degrees plus at least six (6) years of relevant experience; or,

- Associates degree plus 12 years of relevant experience; or,

- Minimum of 15 years of experience in a relevant field.

(U) This table is Unclassified in their entirety.

| Key Personnel Position | Responsibilities | Desired Qualifications |
| --- | --- | --- |
| Program Manager | - Provide strategic leadership and direction for all aspects of the system's operations and sustainment program. - Develop and implement comprehensive program plans, including schedules, budgets, and performance metrics. - Manage program risks and opportunities, implementing mitigation strategies and contingency planning. - Lead and motivate a high-performing team of technical and operational personnel. - **Sustainment Management: ** - Develop and execute sustainment strategies that optimize system availability, reliability, and maintainability. - Manage the sustainment supply chain, including spare parts, repairs, and technical documentation. - Oversee obsolescence management and technology refresh activities. - Ensure compliance with all applicable regulations and standards. Develop and implement training programs for operators and maintainers. - Coordinate with stakeholders across the DoW enterprise, including program offices, service branches, and industry partners. - Perform day-to-day management of overall contract support operations, involving multiple projects and groups of personnel at multiple locations. - Organizes, directs, and coordinates the planning and production of contract support activities to be managed. - Interfaces regularly with the Government Program Management Office to ensure clear communication across the effort. - Preparation of complete software documentation - Overseeing the management of software licenses - Plan and execute software management throughout the lifecycle of a project. - Increase interdisciplinary understanding and transparency among individual departments. - Analyze issues related to software. - Coordinate the status of operations with the GPMO and other stakeholders. - Provides Software status of all FS3i systems to stakeholders. | - Education: Master’s degree in engineering, science, or related discipline. - PMP certification or equivalent preferred. - Experience: Minimum of 10 years of experience in program management, with a focus on DoW Operations and sustainment. - Proven track record of successfully managing large and complex programs with significant budgets and challenging timelines. - Demonstrated expertise in managing complex multi domain infrastructure and large technical personnel. - Skills: Strong leadership, communication, and interpersonal skills. - Excellent analytical, problem-solving, and decision-making abilities. - Knowledge of DoW regulations and policies. |
| Operations Manger | - Directing day-to-day operations management that includes end-to-end delivery of IT services. - Maintaining a working infrastructure void of vulnerabilities. - Ensuring availability of operational baseline and deploying new capabilities to the operational baseline. - Oversees resolution of Incidents. - Communicates issues and outages to the stakeholders. | - Experience: Extensive experience in IT infrastructure operations, including areas like system administration, network administration, security management, and cloud computing, is highly desirable. - 6 to 10 years of experience in infrastructure, applications and system sustainment, and software maintenance, - Experience in leading IT Operations for the program of the size and complexity. - Experience with and a deep understating of Continuous Development and Continuous Delivery (CI/CD), and Dev/Sec/Ops, - Experience with and a deep understating of Agile framework, and use of digital knowledge management tools. - Extensive experience with Cloud services, and Operations. - Experience in leadership and stakeholders’ management. - Excellent communication skills. - Education: A bachelor’s degree in IT, computer science, or a related field. Master's degree in information systems, business administration (with a focus on IT), or a related field is preferred. - Desired Certifications: Desire one or more certifications listed here: - ITIL certification - Cloud Certifications related to Operations, security, DevOps, etc. - Vendor certification: such as ESRI, Agile, CISCO. - Security certifications. - PMP certification. |
| Cyber Security Lead | - Developing and managing the overall cybersecurity program, including planning, execution, and monitoring. - Coordinate Security activities across the organization. - Implementing security policies, procedures, and standards relevant to the program. - Identifying, assessing, and mitigating cybersecurity risks associated with the program. - Ensuring compliance Information Management Systems (IS) Risk Management Framework (RMF) Guide and adherence to ICD 503 for the Assessment and Authorization of the newly delivered service. Oversee and maintain Information Assurance Vulnerability Assessment (IAVA) process to ensure sustained components stay compliant with A&A standards, while continuing to meet stated availability/reliability requirements. | - Experience: - 6-10 years in various cybersecurity roles and at least 5 years in a leadership role. - Experience in leading Cyber Security for DoW / Intelligence community for at least 3 years. - Experience in leading and managing teams of security professionals. - A broad understanding of various cybersecurity areas, including network security, incident response, vulnerability management, and cloud security. - Experience in program management and project management. - Desired Education A master’s degree or higher in cybersecurity, computer science, or a related field is highly desirable. - Desired certification: CISSP, CISM, CISA, etc. Cloud Security. - Desired Skills: - in depth understating of Intelligence Community Directive (ICD) 503. - In depth understating of Risk Management Framework (RMF). - In Depth understanding of Continuous monitoring and POA&M Lien Management. - Stakeholders’ management, - Strong verbal and written communications skill. |

(U) This table is Unclassified in their entirety.

(U) Appendix E – Technical Library Contents List

(U) This Appendix is Unclassified in its entirety.

##### Interface Control Document (ICD):

  - Write up with the appropriate Unified Architecture Framework (UAF) viewpoints for ICD design and implementation.

  - At the minimum, produce a Resources Structure view.

  - Versioning, document change table and impacted components.

##### Interface Descriptions: (System, Subsystem, Services, and Components) – Depicts systems, items (or subsystems) within the system, and their interconnections.

##### Subsystem Integration Plan (SIP):

- Work Breakdown Structure (WBS)

- Integration Schedule that traces to the WBS elements and costs

- Requirements Traceability Matrix (RTM)

- Risk/Issues/Opportunity Register (RIOR)

- Infrastructure and Cloud configuration plan

- Subs-system monitoring plan

##### Service List/ Descriptions – May be included in a service interface view.

##### Data Flows – Depicts data flows among systems.

##### Data Models/ Descriptions/Dictionary: Dictionary, data definitions, schemas, etc.

##### Integration Package

- Integration Readiness Review

- Integration Readiness Review checklist

##### Design Elements

- Solution design

- Traceability to the requirements

- Design alternative analysis

- System Engineering artifacts

- API Management

- Subsystem monitoring design

- Infrastructure design including Cloud for all security domains.

- Architectural design components

##### Requirements / Capabilities:

- Requirements shall be captured in traditional System Requirements Document (SRD).

##### Architecture Artifacts:

- Cloud (AWS) Architecture.

- Overview Diagram - High-level graphic (alternately may be textual description) of the operational concepts, CONOPS.

##### Software inventory/Version Description Doc (VDD):

- Per IPF Capability Delivery SOP.

##### Hardware inventory/ Infrastructure architecture:

- Identification of operational hardware/infrastructure components.

##### Infrastructure (cloud) architecture and configuration:

- Will be incorporated with the hardware inventory depicting infrastructure architecture.

##### Configuration Management Document:

- Will follow NGA’s Configuration Management process.

##### Requirements Backlog/ JIRA:

- Download or link.

- Requirements / Capabilities – The Contractor will provide the format for capturing and presenting the backlog. At the minimum the backlog should contain:

  - Description of backlog item and its relation and dependencies to other backlog items.

  - Government assigned priority of the backlog.

  - The Contractor’s estimates Level of Effort (LOE) needed to deliver the backlog.

  - The Contractor’s estimated date when the backlog item is completed and delivered.

  - The main Government stakeholders of the backlog items.

  - Where applicable, the Contractor provides drawings and explanations for the backlog and its solution.

  - The Contactor provides risk and mitigation for each backlog including any explanation for any obstacle in meeting the backlog requirements.

  - The Contractor will provide any cyber security concerns.

##### Regulatory Directives:

- Apply to all (or multiple) systems.

##### Use Cases / User Stories:

- Shall be contained in JIRA.

(U) This Appendix is Unclassified in its entirety.

- (U) Attachment 1 – The Cost and Technical Data Report (CTDR)

(U) This spreadsheet is Unclassified

(U) This Word document is Unclassified

- (U) Appendix G - ACRONYMS

(U) This table is Unclassified.

| Acronyms | Descriptions |
| --- | --- |
| API | Application Program Interface |
| ASG | Allied System for Geospatial Intelligence |
| ASP | Application Services Provider |
| AWS | Amazon Web Services |
| CAC | Common Access Card |
| CAP | Contractor Acquired Property |
| CAR | Correction Action Report |
| CDRL | Contract Data requirement List |
| CDTN | Chartlets, Depth Tabulations, and Notes |
| CFSR | Contract Funds Status Report |
| CM | Configuration Management |
| CO | Contracting Officer |
| COE | Common Operational Environment |
| COR | Contracting Officer’s Representative |
| CORE | Common Operations Release Environment |
| COTS | Commercial off-the-Shelf |
| CRQ | Change Requests |
| CSI | Continual Service Improvement |
| DLA | Defense Logistics Agency |
| DMS | Digital Master Standard |
| DNC | Digital Nautical Chart |
| DoD | Department of Defense |
| DR | Discrepancy Report |
| DSS | Defense Security Service |
| E2 | Enterprise Engine |
| E2-NtM | Enterprise Engine Notice to Mariners |
| EC2 | Elastic Cloud Computing |
| ECC | Electronic Chart Correction |
| ENC | Electronic Nautical Chart |
| ESC | Enterprise Service Center |
| ET | Eastern Time |
| ETL | Extract, Transform, Load |
| FAR | Federal Acquisition Regulation |
| FGS | Foundation GEOINT Services |
| FOC | Full Operational Capability |
| FOSS | Free and Open-Source Software |
| FOUO | For Official Use Only |
| FS3i | Foundation Sustainment Services |
| FTP | File Transfer Protocol |
| GEOINT | Geospatial Intelligence |
| GFI | Government Furnished Information |
| GFP | Government Furnished Property |
| GOTS | Government off-the-Shelf |
| HBSS | Host-Based Security Services |
| IAVA | Information Assurance Vulnerability Assessment |
| IC | Intelligence Community |
| ICD | Intelligence Community Directive |
| IOC | Initial Operational Capability |
| IPF | Integrated Program Office |
| ISFD | Industrial Security Facilities Database |
| ISP | Infrastructure Service Provider |
| IT | Information Technology |
| IV&V | Independent Verification and Validation |
| JWICS | Joint Worldwide Intelligence Communication System |
| LoL | List of Lights |
| MC&G | Mapping Charting & Geodesy |
| MOU | Memorandum of Understanding |
| N2 | Navigational Safety System (Modernized, formerly NSS) |
| NCE | NGA Campus East |
| NCMP | NGA Configuration Management Plan |
| NGA | National Geospatial-Intelligence Agency |
| NGANet | NGA’s Top Secret Network / Domain |
| NIS | Nautical Information System |
| NOAA | National Oceanic and Atmospheric Administration |
| NOS | USCG National Ocean Service |
| NPE | Non-Person Entity |
| NSG | National System for Geospatial-Intelligence |
| NSS | Navigational Safety System (Legacy) |
| NTO | NGA Test Organization |
| O&M | Operations and Maintenance |
| O&S | Operations and Sustainment |
| PBIs | Problem Incidents |
| PMP | Program Management Plan |
| PMR | Program Management Review |
| PoP | Period of Performance |
| PWS | Performance Work Statement |
| QC | Quality Control |
| QCP | Quality Control Plan |
| RDS | Amazon Relational Database Service |
| RFI | Request for Information |
| RM | Release Management Metrics (RM) |
| RMF | Risk Management Framework |
| RPE | Release Planning Event |
| S3 | Amazon Web Services Simple Storage Solutions |
| SATO | Special Authority to Operate |
| SBU | Sensitive but Unclassified |
| SCI | Sensitive Compartmented Information |
| SCIF | Sensitive Compartmented Information Facility |
| SECNet | NGA’s Secret Network |
| SF | Source Foundation GEOINT Group |
| SIPRNet | Secret Internet Protocol Router Network |
| SMCA | Service Model Cost Assessment |
| SNC | Sierra Nevada Corporation |
| SOLAS | Safety of Life at Sea |
| SoN | Safety of Navigation |
| SOP | Standard Operating Procedure |
| PWS | Statement of Work |
| SQS | Amazon Simple Queue Service |
| TO | Task Order |
| TOD | Tactical Ocean Data |
| TS/SCI | Top Secret/Sensitive Compartmented Information |
| UI | User Interface |
| UPNC | Universal Parsed Notice Correction |
| USCG | United States Coast Guard |
| WBS | Work Breakdown Structure |
| WPI | World Port Index |
| WWNWS | World-Wide Navigational Warning Service |

(U) The Contractor provides ranking of configuration discrepancies and anomalies for the purpose of risk assessments. Example of ranking could be High, Medium, and Low.

(U) Foundation GEOINT Capability Delivery Standard Operating Procedure (SOP)

(U) Foundation GEOINT Capability Delivery Standard Operating Procedure (SOP)

(U) Foundation GEOINT Capability Delivery Standard Operating Procedure (SOP)

Foundation GEOINT Capability Delivery Standard Operating Procedure (SOP)

(U) Foundation GEOINT Capability Delivery Standard Operating Procedure (SOP)