Performance Work Statement (PWS)

For

Foundation Sustainment Support, Software and Integration (FS3i)

May 22, 2025Version 4.0

| Change No. | Summary of PWS Changes |
| --- | --- |
| Version 1.0 | Initial release |
| Version 1.1 | Accept track changes and update language in the PWS |
| Version 1.2 | Discussed additional comments with OCS and incorporated their recommended changes |
| Version 1.3 | Security section updated |
| Version 3.5 | Updated scope to include common services, and program management/program manager definition (still needed) |
| Version 3.6 | Updated IA ML, reduce key personnel, and |
| Version 3.7 | Accepted all Mark ups |
| Version 8 | Expand Sections 6.9 and 6.27 to address the ADC’s focus areas. |
| Version 9 | 12/4/2025 – Hamid: Changed DoD to DoW. |

Table of Contents

1	Purpose	1

2	Background	1

3	Scope	1

4	Current Environment and Constraints	2

5	Services Categories	5

6	Services	6

6.1	System Performance Optimization	6

6.2	Software Library Management	6

6.3	Configuration Management	6

6.4	Automation	7

6.5	Release Management	7

6.6	Backlog Management	7

6.7	Government Readiness Reviews	7

6.8	Continual Service Improvement (CSI) / Business Process Reengineering (BPR)	7

6.9	Value Engineering Change Proposal (VECP)	8

6.10	Request for Change (RFC) Management	8

6.11	DevSecOps Management	8

6.12	Demonstration Support	8

6.13	Test Support	8

6.14	Training	8

6.15	Knowledge Management	9

6.16	Corrective Maintenance	9

6.17	Adaptive Maintenance	9

6.18	Preventive Maintenance	9

6.19	Perfective Maintenance	10

6.20	Help Desk and Desk Side Support: Tier I Support	10

6.21	Help Desk and Desk Side Support: Tier 2 Support	10

6.22	Help Desk and Desk Side Support: Tier 3 Support	11

6.23	Incident Tracking	11

6.24	Discrepancy Report Investigation	11

6.25	System Performance	11

6.26	Services Status / Status Tracking	11

6.27	Metric Collection and Analysis	12

6.28	Cyber Security	12

6.29	Authorized Outage Coordination	13

6.30	Decommissioning	13

6.31	Provisioning Services	13

6.32	Information Technology Disaster Recovery Support (ITDR)	13

6.33	Database Management Services	13

6.34	System Administration Services	14

6.35	Enterprise Services	14

6.36	Requirements Management and Analysis	14

6.37	Cloud Engineering, Integration, and Management	14

6.38	Engineering	15

6.39	Technical Writing and Documentation Support	15

6.40	Technical Library	15

6.41	Transition-In	15

6.42	Transition-Out	15

6.43	Software Development	16

6.44	IT Hardware Procurement	16

6.45	Software Procurement	16

6.46	Innovation and AI/ML	16

6.47	The Cost and Technical Data Report (CTDR) CDRL	16

7	Program Management	17

7.1	Program Management Plan	17

7.2	Staffing List	18

7.3	Key Personnel	18

7.4	Government Furnished/Contractor Acquired Property Management	18

7.5	Security	19

7.6	Work Performance Security Requirements	19

7.6.1	Classified Work Performance Security Requirements	19

7.6.2	Personnel Security Requirements	19

7.6.3	Physical Security Requirements	21

7.6.4	Unclassified Work Performance Security Requirements	21

7.6.5	Uncleared Personnel Security Requirements	21

7.6.6	Information Security Requirements	22

7.6.7	Cybersecurity Requirements	23

7.6.8	Insider Threat Requirements	24

8	Place of Performance (PoP)	24

8.1	Travel	25

9	Appendices	26

APPENDIX A – ACRONYMS	26

APPENDIX B: WBS STRUCTURE	29

APPENDIX C: COMPLIANCE AND REFERENCE DOCUMENTS	32

APPENDIX D – CDRLs	34

Attachment 1 – The Cost and Technical Data Report (CTDR) CDRL	37

37

# Purpose

This Performance Work Statement (PWS) describes the technical services required to support the National Geospatial-Intelligence Agency (NGA) Foundation Geospatial Intelligence (GEOINT) (FG) Information Technology (IT) systems. The Foundation Sustainment Support, Services and Integration (FS3i) contract vehicle will establish the acquisition framework for delivering the full scope of information technology capabilities to support the IT operations of the Mapping, Charting Geodesy (MC&G) for the Foundation Integrated Program Office (IPF) and the FG capabilities in support of the NGA’s Source Operations & Management Directorate's Foundation GEOINT Group (SF) and the Source Information (ST) Group. SF’s FG mission areas include Aeronautical, Maritime, Topographic, Geopolitical Geography (to include Human Geography (HG), Political Geography, and Names, Places and Boundaries), Elevation, Geodesy (e.g. Global Positioning System (GPS), Soils, Surveys, and Gravity), and Controlled Imagery. ST mission areas include but not limited to content management and dissemination of the source data and products to users across the NGA enterprise.

MC&G mission IT capabilities are defined throughout FS3i documentation as Systems, Subsystems, Applications, Features, Services, and Data management.

This contract is designed to be flexible in satisfying total SF and ST IT requirements, work within existing NGA IT infrastructure, complement and support other NGA efforts, and adapt to new and emerging requirements as new MC&G missions evolve, and cutting-edge technologies become available.

# Background

The mission of NGA is to provide timely, relevant, and accurate GEOINT to policy makers, the Intelligence Community (IC), Department of War (DoW), and other federal agencies, academia and partners in support of national security goals. The collection, analysis and interpretation of FG data support intelligence, defense, and commercial needs. Current Source FG production methods were developed over many years and are unique to each specific FG mission area. Current and future demands for FG mission modernization necessitates continual iterative improvement to NGA’s operational production and dissemination environments.

GEOINT encompasses imagery, imagery intelligence, and geospatial information, which is also known as Foundation GEOINT (FG). FG exists mainly in the forms of attributed vectors and surface models, data applications and services.

# Scope

The FS3i Contractor provides the services in the six IT categories listed below.  Additional detailed information is described in Section 6 of this PWS.  FS3i will issue multiple Task Orders, each representing their unique FG domain requirements in support of NGA mission and consumers worldwide.

This contract has six service categories:

- Software Development: Software development services to deliver new capabilities supporting the Foundation GEOINT (FG) baseline.

- Integration: Integrate solutions delivered by the individual system development teams (i.e. by other vendors or entities outside of the FS3i program) into the (FG) enterprise production environment.  These may include both Government-Off-The Shelf (GOTS) and Commercial Off-the-Shelf (COTS) capabilities / services.

- Software Maintenance: Corrective, Adaptive, Preventative, and Perfective maintenance in support of FG capabilities in operations.

- Operations Support: Services supporting the (FG) operational baselines and daily-production activities.

- Foundation GEOINT Information Technology Procurement: Acquisition, engineering, integration, maintenance and warranty support of select IT hardware in the FG enterprise.

- Foundation GEOINT COTS Software Procurement: Acquisition, engineering, integration, maintenance and warranty support of select software in the FG enterprise.

# Current Environment and Constraints

The FG environment consists of services and systems used by Government, military, academia, international partners and Contractor customers. These customers are primarily located at NGA’s NCE and NCW facilities but are also deployed throughout the world. The capabilities are provisioned on TOP SECRET, SECRET, and UNCLASSIFIED security domains, as well as the World Wide Web. While the FS3i contract work is spread across all security domains, individual task orders will identify baseline capability requirements by environment, networks, and security domains.

The FS3i Contractor will be the primary Integrator for multiple Government and contract capability development teams for the various discrete FG capabilities and systems. To do this, the FS3i Contractor is required to use a Scaled Agile Framework (SAFe) technical approach to Sustainment services. This approach is detailed in the Government provided IPF Capability Delivery SOP. The SOP is authoritative across all IPF modular contracts and the FS3i Contractor reviews, comments, and complies with all Government policies.

The FS3i will be dependent upon multiple NGA Infrastructure Service Providers and enterprise service providers, including but not limited to: the NGA Cloud Program Management Office (PMO), NGA NCE and NCW data centers and their contract support teams, NGA cloud service providers, NGA Identity Management GeoAXIS service, Open Data Store (ODS), GEOINT Search and Retrieval (GSR), GEOINT Visualization Services (GVS), Common Operations Release Environment (CORE), and Enterprise Cross-Domain Services (ECDS).  The FS3i Contractor will also leverage existing NGA IT management providers including, but not limited to, Software Asset Management (SAM), Enterprise Service Management / Help Desk (ESM), Enterprise Audit, and Enterprise Certification & Accreditation (C&A).

The FS3i Contractor will provide capabilities and services for Foundation GEOINT in compliance with the NGA Software Way, IPF Capability Delivery SOP, IPF Software Solution Stack Standard, NGA Technology Strategy, and the NGA Acquisition Design Elements (ADEs).  To the greatest degree feasible, given considerations for cost, schedule, and performance, the Contractor will use the NGA CORE services and capabilities. This includes the NGA's enterprise-managed DevSecOps environment. The preference is to use techniques or methodologies such as Agile, API-first, and/or adaptive maintenance on each of the available security domains. When not specified, the data shall be provided in a mutually agreed upon format. Additional enterprise-managed elements have been listed for consideration when applicable.

The Contractor will also follow The NGA Software Way to deliver software products designed and built with users, are able to be automatically updated in production, and use product-specific metrics for actions / decisions, including, but not limited to:

- Version Control: The team shall provide all service, application, software source code (new, modified, or sustained), and metadata in NGA approved format, as specified. The data shall be stored in NGA's enterprise-managed version control (e.g. GitLab).

- Continuous Integration / Continuous Delivery (i.e. Automated test, build, and deployment): The team shall automatically test, build, and deploy all service, application, software code, and metadata in NGA approved format, as specified. The data shall be stored in NGA's enterprise-managed automated deployment service (e.g. GitLab CI) and NGA's enterprise-managed work tracking tools (e.g. Jira, Confluence).

- API Registry: The team shall document APIs using machine-readable documentation, and document related API metadata in an NGA approved format, as specified. This data shall be stored in NGA's enterprise-managed Registry (e.g. Kong).

- Work tracking: The team shall document code changes and product decisions, as specified. This data shall be stored in NGA's enterprise-managed work tracking tools (e.g. Confluence, Jira). The team shall structure work in a consistent, actionable format. Product decisions are justified and documented within NGA's enterprise-managed collaboration and work tracking tools (e.g. Confluence, Jira).

- API Gateway: The team shall register API endpoints in the manner specified. This data shall be stored in NGA's enterprise-managed API gateway (e.g. Kong). Note: Registration of endpoints is different from Registry documentation. Registration excludes internal, team-only endpoints.

- Platform-as-a-service (PaaS): The team shall deploy their application(s) to the desired environment(s) using NGA's enterprise-managed Platform-as-a-Service (e.g. OpenShift).

- Continuous Monitoring (CORE Continuous Monitoring; Enterprise Operations): For teams using NGA's enterprise-managed version control and automated deployment service, the team shall utilize NGA CORE's Continuous Monitoring service to monitor their product-specific lead time for changes and deployment frequency in production environments. The team shall use Enterprise Operations (TO) services to monitor their product-specific availability in production environments.

- Workflow Orchestration: The team shall utilize NGA's enterprise-managed workflow orchestration (e.g. Argo) to automate task, workflow, and job creation, as well as binding workflows to event sensors to trigger workflows based on asynchronous message traffic or ad-hoc API calls.

- Messaging and streaming: The team shall utilize NGA's enterprise-managed messaging (e.g. Pulsar) to asynchronously communicate between services and facilitate producers to publish messages to a queue and one or more consumers to subscribe to message traffic on the queue.

- Deeply understand user needs: The product manager, designer, and software team shall engage with real and/or expected users to identify and understand users’ underlying needs, as well as learn how the software product or service will fit into users’ work. That information must be recorded in NGA's enterprise-managed collaboration and work tracking tools (e.g. Confluence, Jira).

- Prioritize rapidly delivering value to users: The team shall define and share a minimum viable product (MVP) in NGA's enterprise-managed collaboration and work tracking tools (e.g. Confluence, Jira). The team must break down the MVP into actionable work items that are easily understood by the entire team. The team must gather feedback from real users as early as possible using mockups or interactive prototypes.

- Provide support mechanisms: The team shall provide ways to respond to user reports. Support issues should be tracked and follow a tiered model, making it back to the development team for further assessment and prioritization by the product manager in the backlog. Defect or issue status in the team’s work tracker must be available to other NGA teams, users, and customers for transparency.

- Automate monitoring: The team shall grant visibility into how a product is working through application performance monitoring (APM). White-box (internal telemetry — metrics, logs, traces) and black-box (external behavior) monitoring shall be automated and continuously running.

- Automate Alerting and Incident Response: The team shall have automatic alerts to notify an on-call engineer and Enterprise Service Center as well as integrate with NGA's enterprise monitoring tools.

- Use data to drive decisions: The team shall incorporate tools and continuous ways to measure how a product is performing for users and meeting their mission needs (e.g. NGA's enterprise-managed feedback collection tool and analytics platform).

- Iterate and improve continually: The team shall document and respond to changes in user needs, technology, or Government policy throughout the lifetime of the product to make substantial improvements within term limit of the contract.

- The FS3i Contractor must assess and validate all systems, hardware, software, software engineering, and information technology associated with this effort to comply with all the relevant Federal Government, DOW, and NGA policies and standards to include, but not limited to, those listed in Appendix C.

The FS3i Contractor will report labor in the WBS Structure as outlined in Appendix B. Note that Program Management is embedded within each service category and is not a separate category to itself.  The WBS aligns to the service categories as follows:

Figure 3.1: Top Level FS3i WBS Structure

- The Contractor will ensure that all systems, hardware, software, software engineering, and information technology associated with this effort is made in a manner that is accessible for people with the standards for people with disabilities as directed in NGA Instruction 8400.4 and Section 508 of the Rehabilitation Act of 1973 as amended in 1998 (Section 508). Specifically, all Electronic and Information Technology (EIT) associated with Foundation GEOINT Services, may use the Web Content Accessibility Guidelines (WCAG) 2.0 to comply with Section 508 or use alternative designs or technologies which result in substantially equivalent or greater access to and use of the product for people with disabilities. Furthermore, the Contractor will pursue human centered design and usability guidelines to ensure that all services associated with this PWS are accessible by as many users as possible and as a means to drive modernization, innovation, and enhance mission support.

# Services Categories

FS3i base contract level requirements provide general services that can be used across Task Orders (TOs). A TO would require one or many of the services listed below based on its specific requirements. Common activities and services will be combined to maximize efficiencies, drive process improvements, eliminate service overlaps, and realize cost efficiencies to the Government. The Contractor effectively manages and transforms these core functional areas and the associated services to deliver IT strategic advantage and best-value to the Government.

The FS3i Contractor will assume responsibility in the sustainment of FG COTS, Free and Open-Source Software (FOSS), Contractor/Government developed code, and GOTS environments and software baselines as defined in each individual task order that will be developed under this base contract. The FS3i Contractor provides, Software Development, Integration, Software Maintenance, and Operations Support services including both cloud/non-cloud and classified/unclassified capabilities.

The FS3i Contractor will also provide Foundation GEOINT IT Procurement and Foundation GEOINT Software Procurement services to support the acquisition of IT that supports FG capabilities.  The Government may have the FS3i vendor procure software and hardware in lieu of the NGA SAM or other enterprise common IT services, not limited to cybersecurity management, configuration management, and architecture management, in the event they are unable to support the FS3i requirement.  Collectively, these requirements will be referred to as “Software COTS Procurement and Common Services”.

# Services

The services listed in this section may be added a la carte to the individual task orders and may be applicable to any of the six service categories. They are contracted for, and managed, at the task order level.  Reporting and traceability of the services is done via the WBS structure described in Appendix B. Contract deliverables associated with the service are defined and managed in the individual task orders.

## System Performance Optimization

Services to coordinate with developers and enterprise service providers to analyze system metrics and develop recommendations to improve performance.  Example areas include, but are not limited to, modifications to provisioning environments, selection of computer processors, choice of memory size and type, selection of data storage solutions, transport connection modifications, choice of database solutions, and software architecture modifications. These recommendations are delivered to the Government for assessment and implementation by supporting Contractors, development teams, or external service providers as appropriate.

## Software Library Management

Services to manage and maintain a master Software Library for the installed FG baseline. The Software Library contains the gold copy source code, or COTS licensing information and installation packages (as appropriate) for all software in the production baseline. It includes coordination with the Government Project Management Office to provide advance notice on impacts to COTS licenses, upcoming releases, and system/application impacts that may require changes in license management.

## Configuration Management

Services to provide configuration management control of the hardware and software provided in each release for the IT systems supported by the Contractor and could include those delivered by the discrete development teams. The processes and procedures must be consistent with the NGA Configuration Management Plan (NCMP) and industry best practices.

## Automation

Services to implement automated solutions where relevant. It includes collaboration with developers to automate continuous integration/continuous deployment (CI/CD) in the FS3i environments on each security domain. Additionally, it includes evaluation of solutions and services for automation opportunities and making recommendations to the Government. The Contractor creates and implements methods to automatically deploy existing or newly identified capabilities where the FS3i Contractor has direct control and responsibility. Coordinate and collaborate with the development teams to produce solutions that are fully automated from a provisioning and deployment standpoint. Produce deployment instructions for all baselines.

## Release Management

Services to manage the FS3i release activities in accordance with the Government provided Capability Delivery SOP. The Contractor functions as the lead to collaborate with the individual development team Release Trains to plan, integrate, stage and release new/updated capabilities from the FG development efforts into the test and operational baseline. Release Management includes facilitation of the FS3i release train processes and execution to include risk management ensuring value delivery and driving continuous improvement to the FG services. The Contractor facilitates and coordinates release planning with all Government and Contractor stakeholders, to include developers. The Contractor also manages, produces, updates and delivers the Release Calendar.

## Backlog Management

Services to manage and maintain the overall master Backlog.  The Contractor must follow the Agile Continuous Planning Model (CPM) to update and maintain the prioritized backlog for all existing FS3i capabilities and services. The preferred solution for this is the Atlassian JIRA software.  The service provides Atlassian JIRA as the common requirements system for all supported Developers/Release Trains. The backlog is accessible in real time and shared with the Government, the FG development Contractors, and the FS3i Contractors. Provide Backlog Grooming to maintain and update the prioritized backlogs.

## Government Readiness Reviews

Services to report the technical assessment and status of FS3i readiness of a supported development efforts for the Government’s Test Readiness Reviews (TRR), Operational Readiness Reviews (ORR), and other Readiness reviews as needed.

## Continual Service Improvement (CSI) / Business Process Reengineering (BPR)

Services to define and implement standard CSI processes and continuously collect data related to the services process streamlining, quality of the user experience, system performance, and or cost savings. CSI approaches, methodologies and techniques are documented to allow evaluation and assessment of effectiveness of the approach chosen.  BPR may also be needed to streamline business processes. The Contractor applies the selected CSI approach to Agile processes emphasizing periodic “stop, inspect, improve” as a process with the following goals:

- Improve customer experience

- Improve system performance

- Decrease deployment cycle time

- Reduce system and cloud costs

- Improve time to market delivery

## Value Engineering Change Proposal (VECP)

Services to provide a business case with supporting data that details a proposed value engineering change to the MC&G enterprise. The focuses of this effort are to:

- Identify opportunities for system / subsystem consolidation and streamlining.

- Introducing automation to eliminate manual processes or improve efficiency in MC&G production via improvements in the various MC&G applications and services under this contract.

- Introducing automation to eliminate manual processes or improve efficiency in the Contractor’s workflows to support the requirements of this contract.

- Introducing AI/ML technologies to improve the mission value obtained from the various MC&G applications and services under this contract.

- Introducing AI/ML technologies to improve the value obtained from the Contractor’s efforts to support the requirements of this contract.

- Identifying focused technology improvements in the legacy solutions to increase the mission value obtained from the various MC&G applications and services under this contract.

The Contractor defines processes and continuously collects data related to the service categories in this IDIQ, and the systems / subsystems / capabilities supported therein. The Contractor presents the business case with analysis and proposes efforts in a change proposal to the Government Program Management Office (GPMO).

## Request for Change (RFC) Management

Services to review and prepare responses to RFCs. The Contractor provides system impact assessment with a summary of technical and cost information that impact the backlog and software baseline in accordance with NGA’s RFC process.

## DevSecOps Management

Services to execute all the processes required for delivery of new/updated software baselines from one environment to the next to expose the capabilities/services to the users for testing and deployment into operations. The Contractor procures, provides or enables, as appropriate, DevSecOps services and capabilities to the individual development teams where applicable and feasible.

## Demonstration Support

Services to support, provide or participate as appropriate, in demonstrations of FS3i provided capabilities and services.

## Test Support

Services to support, provide or participate as appropriate in test to evaluate functional and non-functional requirements. Support integration, developer, and user testing in test environments in support of DevSecOps processes. These processes support developer’s testing, FS3i integration testing, and Government user’s testing to support NGA’s Readiness processes such as Independent Verification and Validation (IV&V). Provide supporting documentation for the Government’s Cert to Field process for newly delivered capabilities. Provide test support to users for the Government’s NGA’s Testing Organization (NTO) assisted-service process and execution of the Government’s User Acceptance Testing. The Contractor coordinates with the developer and Government Product Owner to produce test plans and supports testing to assess reliability, availability, maintainability (RAM) sustainment requirements and other non-functional requirements for IT platforms and IT enterprise services architecture integration.

## Training

Services to develop and provide training to support end user familiarization and proficiency with FS3i capabilities and services.

## Knowledge Management

Services to manage an unclassified or classified, or both Atlassian JIRA / Confluence and Microsoft SharePoint capabilities and manage accounts to support collaboration and information sharing between FS3i, GPMO, and development teams. This repository is available to all development teams to capture information and lessons learned related to development of any FG-related system, service or capability. The Contractor maintains an Intellipedia site on classified and unclassified networks where the FG services and capabilities information will be made available and can be shared.  Services to perform content curation.

## Corrective Maintenance

Software Maintenance services to correct deficiencies in the software code baseline. This includes the delivery of a new software code baseline, and is not limited to:

- Fixing minor application bugs, including system restarts

- Reconfiguring COTS for specific user / use case errors

- Working with ISP, Cloud Service Provider (CSP) and other system admins to resolve Discrepancy Report (DR) causes by external factors that arise in non-FS3i capabilities

- Fast, one-time fixes that do not involve agile software development, backlog creation, or using the more formal development and sustainment processes described in other service definitions.

- Analysis of Software License status, renewal and terms, and identification of risks/issues arising thereto with current or future use.

## Adaptive Maintenance

Software Maintenance services to adapt existing solutions to a change in the provisioned environment. It is primarily where a development or software maintenance team no longer exists, but the capability must continue to be provided by FS3i. This includes the delivery of a new software code baseline, and is not limited to:

- Changes to infrastructure or middleware on which the capability is provisioned

- Changes in software dependencies or supporting software (e.g. Net framework, JAVA versioning, supported web browsers)

- Identify Software License issues and provide change recommendations

## Preventive Maintenance

Software Maintenance services to proactively prevent future capability deficiencies that are known to be pending. It is primarily where a development or software maintenance team no longer exists, but the capability must continue to be provided by FS3i. This includes the delivery of a new software code baseline, and is not limited to:

- Preparing for Operating System deprecations

- Removing obsolete functions from the capability baseline

- Recoding and recompiling legacy source code from deprecated languages

- Removing unsupported dependencies that no longer have current vendor / developer maintenance

- Prepare and record any Software Licenses risk or issues

## Perfective Maintenance

Software maintenance services to perfect the installed baseline for optimal operations and performance, and to comply with relevant policies and directives. It is primarily where a development or software maintenance team no longer exists, but the capability must continue to be provided by FS3i. This includes the delivery of a new software code baseline, and is not limited to:

- Security patches and hot fixes

- Operating System and support software updating

- Fixing source code to prevent outage or triggering incidents (e.g. malformed error handling in the source code, logic flaws in error management, substandard code documentation, suboptimal deployment packaging)

- Determining the required amount of Software Licenses and the replacement requirement

## Help Desk and Desk Side Support: Tier I Support

Services to provide Comprehensive Tier I Help Desk support for all development and production environments.  The Contractor’s approach must meet NGA’s Enterprise Management’s requirements for monitoring policy.  It must also integrate with, and not be duplicative of functions of, the NGA Enterprise Service Center’s (ESC) Tier 1 solution for incident support and reporting of continuity of operations and operational inter-dependencies across the NSG.  It must also utilize, and not be duplicative of the functions of, the NGA Service Management Solution (Service+) to support FS3i providing Service Request Management, Change Management, Incident Management, Knowledge Management, Configuration Management and IT Asset Management to the level of implementation as directed by the Government. The solution must enable all the relevant ESC/Service+ features to provide a comprehensive implementation that supports all stakeholders for all development and production environments.

## Help Desk and Desk Side Support: Tier 2 Support

Services to provide Tier 2 Help Desk support to monitor and administer the FS3i operational baseline to include, but not limited to, the software baseline, load balancer configurations, firewall configurations, and database configurations.

The Contractor provides a Tier 2 support structure that leverages Enterprise Management and FS3i provided monitoring to support response efforts to cover the sustainment of all aspects of FS3i in operations.  This support ensures the FS3i services are available to mission customers and can execute to their designed functionality and performance levels at the availability and reliability per the performance specifications. Tier 2 operations support covers custom code, COTS, and database configurations (e.g. tables, indexes, views) specifically developed and tailored for accessibility of FS3i services. Tier 2 operations support includes activities such as:

- FS3i services monitoring

- Initial issue response

- Metrics analysis and discrepancy resolution

- Database administration

- Application startup/shutdown

- Application software deployment and other mission application oriented preventative maintenance necessary to meet availability/reliability requirements

- Tier 1 ESC (Enterprise Service Center) and Enterprise Management Office support to resolve user generated questions/problems and operational incidents

- Incident and DR/Problem Investigation (PBI) management

- Coordination with FS3i service consumers

Tier 2 operations support also includes support to NGA operational management forums external to the program to support operation and problems status reporting and outage request management (e.g., coordinating outages through NGA operational outage boards). Tier 2 provides standing notifications as needed, during and after normal business hours, when Priority 1 or other urgent Priority incidents/problems arise with monitored system applications. The Contractor’s approach must integrate relevant services with NGA’s Service+ modules and provide operational dashboards with metrics on the operational support actions and system activity.

## Help Desk and Desk Side Support: Tier 3 Support

Services to provide Tier 3 Help Desk support to operations for Priority 1 and 2 DRs and other DRs as prioritized by the Government.

## Incident Tracking

Services to submit and track incidents (INCs), PBIs, and DRs in accordance with NGA’s Incident Response process for Incident management workflow and response time SLAs as minimal requirements needed for Incident management support required. The Contractor’s approach must utilize the NGA Service+ support tool for initiating and tracking the status of INCs and PBIs, lead Root Cause analysis investigations for repeating pattern of Priority 1 and 2 Incidents or emergency/urgent PBI/DRs. The Contractor provides a cross reference for every INC in the supporting tasks documented in JIRA.

## Discrepancy Report Investigation

Services to implement a process for Discrepancy Report investigation and tracking at assumption of control of Operations. The process must be in compliance with applicable Contractor and NGA configuration management plans. The Contractor provides discrepancy investigation and evaluation for outages/degradations of any FS3i managed services IAW NGA policy.

## System Performance

Services to operate and maintain the FS3i capabilities and services to meet the individual operational performance requirements defined in the individual task orders.

## Services Status / Status Tracking

Services to provide continuous monitoring of the health and status of the FS3i test and operational environments during their designated operating hours, and report on operational status to include availability and quality of services required to make the FS3i capabilities/ services operate. The Contractor’s approach must comply with relevant NGA Operations guidelines.  The Contractor’s approach must provide automated, dynamic Operational Status dashboards that shows all capabilities, services, and database/data storage status currently provided or consumed by FG production development efforts or operational capabilities.  Technical issues related to any system capability Recoverability, Availability, and Maintainability (RAM) are documented on an industry standard Root Cause Analysis form, kept in the Software library, documented in the Service + system, and the proper messaging and notifications must be made from the FS3i Contractor leadership.

## Metric Collection and Analysis

- Services to collect, conduct and report on system and capability performance and operational status metrics (system performance dashboards and system operational status dashboards) in accordance with the Capability Delivery SOP and other relevant processes and principles. The Contractor provides continual analysis of all environments to identify ways to optimize performance and manage cloud costs. This includes providing periodic reports to the sustainment GPMO on status of data storage and cost, processing optimization and cost, and availability, usage, and cost reports for every system, service, or capability. The Contractor may also provide other additional ad-hoc cloud usage reports to the sustainment GPMO as required.

- Services to collect, analyze, and report on web usage data in accordance with NGA Instruction 8955.6 and OMB Memorandum M-17-06. The Contractor provides continual analysis of web data on all environments to measure web traffic and identify ways to optimize web usage. This includes providing periodic reports to the sustainment GPMO on status of web traffic / usage. The Contractor provides other additional ad-hoc web traffic/usage reports to the sustainment GPMO as required.

## Cyber Security

Services for all environments and domains to ensure compliance and support all necessary Assessment and Authorization work for the delivered FS3i services, to include software scans. The Contractor’s approach must follow NGAM 8010.1, Information Management Systems (IS) Risk Management Framework (RMF) Guide and adhere to ICD 503 for the Assessment and Authorization of the newly delivered FS3i services.

Additionally, services to support the NGA Information Assurance Vulnerability Assessment (IAVA) process to ensure FS3i sustained components stay compliant with A&A standards, while continuing to meet stated availability/reliability requirements.  The Contractor’s approach must adhere to NGA vulnerability response timelines, in concert with Government priority direction and to the extent practical to not unduly jeopardize mission system availability/reliability.

Additionally, services to provide cybersecurity and information assurance services that enforce, comply with and support the DoW, NGA and IC cybersecurity and IA security directives for individual operational deployments of existing and new capabilities.

Additionally, services to monitor and improve DevSecOps processes, developed in collaboration with the development teams and NGA Security.

Additionally, services to generate and maintain the required documents in accordance with Federal Information Security Management Act (FISMA) and ICD 503 series regulations and instructions. The Contractor supports inspection requests and activities as necessary and mitigates/remediates FISMA findings within the specified period provided.

## Authorized Outage Coordination

Services to support coordination with the Government’s Outages Control Board to schedule the authorized outage necessary to deploy the integrated capability.  The Contractor ensures all Operations Readiness Checklist pre-requisite activities have been completed in accordance with (IAW) NGAI 8500.2, Authorized Outages and Maintenance Activities.  The Contractor supports coordination with the Government’s Outages Control Board to schedule the authorized outage necessary to deploy the integrated capability.

## Decommissioning

Services to prepare and execute Decommissioning Plan(s) in accordance with the Government’s decommissioning readiness checklist.  Decommissioning includes, but is not limited to, all activities required to archive the system data, documentation and records; all work needed to remove the system software from its hosted hardware; all tasks required to turn in unneeded hardware and software licenses and the schedule required to execute the work within the required timeframe.

## Provisioning Services

Services to provision and maintain the environments required by the task order.  The Contractor coordinates with FG development teams for changes and outages as required by NGA configuration and change management processes.

## Information Technology Disaster Recovery Support (ITDR)

Services to provide ITDR (also known as the Information System Contingency Plan (ISCP)) for all supported environments.  The Contractor conducts and maintains an end-to-end comprehensive ITDR program to include but not limited to:

(1) Conduct end-to-end reviews of architecture, cloud engineering, RAM engineering, backups, fail-overs and process/policy to determine ITDR options for Government selection.

(2) Implement Government-selected ITDR options in the architecture and process changes through the sprint and release process.

(3) Prepare and maintain ITDR plans

(4) Enter information into the ITDR Continuity Planning Tool (CPT)

(5) Conduct/participate in ITDR exercises for operational FS3i capabilities.

## Database Management Services

Services for administering the mission domain geodatabases.  These are used by viewers, editors and analysts in the FG customer base. Activities include but are not limited to troubleshooting geodatabase issues, replication issues, versioning issues, performance issues and proactive monitoring of the health and overall enterprise database environment. The Contractor assists with implementing and administering distributed data workflows to support external/disconnected production staff.  The Contractor facilitates and executes upgrading and/or migration of enterprise geodatabases.

Additionally, the Contractor provides database architecture design following database architecture best practices for relational, Triplestore, and other database types.

Additionally, the Contractor provides Data Modeling services following Data Modeling best practices and NGA’s Data Modeling process and guidelines.

## System Administration Services

Services to perform all necessary system administration tasks in support of the FS3i capabilities and services. Services include, but are not limited to, documenting, operating, maintaining, deploying, and sustaining the FS3i capability/service environments, required input services and databases.

## Enterprise Services

Services to coordinate with the GPMO to document agreements with relevant enterprise service providers to assure sustained mission readiness for its customers. Services to coordinate the FS3i-specific role and consumption of Government enterprise services.  FS3i will be dependent upon NGA enterprise services as described in Section 4.0 above.  FS3i Contactor identifies requirements, and capability gaps and develops solution recommendations to meet FG sustainment and operation needs.  The FS3i Contractor must collaborate with necessary parties to define enterprise service requirements for the Government to provide to the service provider.  The Contractor coordinates and participates in enterprise service testing as required.

## Requirements Management and Analysis

Services to conduct requirements analysis associated with DRs, IAVAs and Request for Changes (RFCs).  The Contractor leads backlog grooming activities to determine required tasks, integration support, identify long lead activities, and identify any required engineering tasks.

The Contractor documents the Government’s non-functional and IT requirements and decomposes, manages, and configuration controls the solutions from Agile Features and User stories throughout the Agile development process.  The Contractor must document IT infrastructure and IT Enterprise service requirements to be developed, integrated, demonstrated, tested, and validated to ensure system platforms meet sustainment RAM non-functional requirements.  The Contractor updates documentation for capabilities in Operations as IT and non-functional requirements are updated.

## Cloud Engineering, Integration, and Management

Services to provide engineering, design, and management of baselines deployed in the cloud to build, maintain, optimize, and efficiently manage cloud resources.  The Contractor supports modernization, migration, and deployment of FG capabilities to the cloud. The Contractor may leverage Government provided cloud engineering resources, as available. The Contractor obtains the required data storage from Government provided service providers, optimize processing and cost, manage availability and usage, and provide estimates of future cost.

## Engineering

Services to provide the necessary engineering expertise and resources to plan, execute studies, manage and implement FS3i technical requirements and activities covered by this PWS consistent with the NGA System Engineering Plan (SEP) and industry best practices.  The Contractor performs engineering management tasks associated with release planning in accordance with best practices and the IPF Capability Delivery SOP.  The Contractor develops and provides to the Government, architectural Service Views that document the physical architecture for the implemented technical solutions for the FG capabilities being sustained in formats compliant with the IPF Architecture guidelines.  These views are required to sustain a service-centric implementation of FG capabilities.

The Contractor must actively engage with FG service developers and Government architects to support the process to identify and document linkages between the physical service architecture views and the Government’s higher-level (logical and/or conceptual) architectural service views, up to the NGA Enterprise Architecture and NSG Architecture level.  Establishing linkages between physical solutions service architecture and higher-level logical or conceptual service views is required to ensure alignment of solutions architecture with the Government’s overall enterprise architecture.

## Technical Writing and Documentation Support

Services to provide support in development and dissemination of technical documents, including analysis of Government functional and non-functional requirements, to document baselines.

## Technical Library

Services to provide a document registry and inventory control function for storage of all required CM controlled contract materials list for all delivered FS3i capabilities after each operational release. Activities of this task include, but are not limited to, establishing a SharePoint site, Atlassian Confluence, or Jira on SBU and NGANet and collecting/storing all applicable CDRLs, and other contractually required documents.

## Transition-In

Services to transition capabilities into the FS3i control from a legacy Integration / Operations and Sustainment service provider.  The Contractor delivers transition-in plans and associated artifacts that details the process of capturing and transitioning all necessary information, equipment and personnel relating to transitioning of operations and maintenance support from an incumbent service provider to the FS3i service provider.  The Contractor then executes the transition-in of the capability, in coordination with the legacy service provider, in accordance with the transition plan.

## Transition-Out

Services to transition capabilities out of FS3i control to a new service provider.  The Contractor delivers transition-out plans and associated artifacts that details the process of capturing and transitioning all necessary information, equipment and personnel relating to transitioning of all required services from FS3i to an alternate service provider.  The Contractor then executes the transition-out of the capability, in coordination with the successor service provider, in accordance with the transition plan.

## Software Development

Services to develop new capabilities that did not previously exist.  This does not extend, adapt or modify existing services, which is covered under Adaptive, Perfective, Preventive and Corrective Maintenance (sections 6.16 through 6.19 inclusive).  New capabilities will be developed via the Agile process, mirroring to the greatest extent practicable the Agile processes used in the four Maintenance service categories.  All new developed capabilities will be done in accordance with the policies and best practices set forth in Section 4.0 – Current Environment and Constraints.

## IT Hardware Procurement

Services to procure IT Hardware. This service is used in lieu of other NGA enterprise hardware purchasing avenues, when those options are unable to meet the component, schedule, or quantity needed.

## Software Procurement

Services to procure Commercial Off the Shelf (COTS) Software.  This service is used in lieu of other NGA enterprise software purchasing avenues, when those options are unable to meet the component, schedule, or quantity needed.

## Innovation and AI/ML

Services to integrate and implement innovative solutions within the scope of this contract, specifically requiring the incorporation of advanced automation, machine learning, and artificial intelligence (AI) technologies. The Contractor is expected to explore and deploy cutting-edge methodologies that enhance operational efficiency, streamline processes, and improve decision-making capabilities. In doing so, the Contractor will leverage automation tools to reduce manual effort and increase accuracy in task execution, while employing machine learning algorithms to analyze data patterns, predict trends, and optimize performance outcomes. AI solutions must be utilized to create intelligent systems capable of adapting to evolving challenges and delivering actionable insights. The Contractor must remain at the forefront of technological advancements, continuously identifying and integrating innovative approaches that align with the specified goals and objectives, thus driving substantive improvements in overall program effectiveness.  The Contractor will provide recommendations and proposals for Innovation and AI/ML to the government.

## Cost and Technical Data Report (CTDR) CDRL

The Contractor will complete the Cost and Technical Data Report (CTDR) Spreadsheet in attachment (2) on this PWS. Attachment 1 contains a spreadsheet and a document outlining the instruction about how to populate the spreadsheet.

Unless specified otherwise, the data provider will deliver data annually at a pre-determined time agreed to by NGA’ Corporate Assessment and Program Evaluation (CAPE) and the program offices.

# Program Management

These activities correspond to the Program Management category of the WBS.

## Program Management Plan

The Contractor develops and maintains a Program Management Plan (PMP) for effective program management of the overall FS3i effort.  It is anticipated that the Contractor will provide management for multiple Task Orders.

Additionally, this includes reporting on overall FS3i program progress in accordance with the PMP-based IMS at each Program Management Review (PMR), at selected technical reviews, weekly status reviews and as required by the Government. The Contractor’s Subcontractor Management Plan is to be included within the PMP.  The Contractor provides reports on cost, schedule, and performance against the PWS requirements, the WBS structure, key personnel and staff, cites accomplishments, deliverables and CDRL status relevant to the reporting period.  The Contractor arranges and supports such meetings and reporting as defined in the individual task orders.  The Contractor produces the Contract Funds Status Report (CFSR) in the format defined by the Government.  The Contractor provides end of sprint/deployment status reports at the completion of each release, when applicable. The reports provide achievements, stories planned/completed/not completed, risks/issues and goals.

The Contractor develops and maintains a Risk Management Plan in the format defined by the Government.  The Contractor’s Risk Management Plan documents the Contractor’s Risk Management Process and will provide the Government insight into how the Contractor will manage the risks for the total contracted effort.  The Contractor updates and posts a risk/issue register for each system and for the FS3I program /Contract.

The Contractor may be requested to host PMRs, release planning events, technical exchange meetings, and other meetings to accommodate approximately up to 30 personnel in the local vicinity of the DC area to include teleconferencing, SBU/NGANet, IC Connect, speaker phone, and other typical conference collaboration capabilities.

The Government may direct the Contractor to prepare briefings, take action items, provide resolution, and document meeting minutes.

The Contractor designs and conducts a stakeholder communications program for each task order and delivers a stakeholder communications plan.  This plan is tailored to the specific characteristics of the service being added to the FS3i oversight and is intended to inform the capability’s customer base of the FS3i processes related to the capability they are using.  The plan covers, but is not limited to, such issues as: outage and system impact notification procedures, capability delivery schedules, capability degradation, and problems up to capability failures.  It also includes instructions for how to interact and obtain support from the FS3i Contractor.  The Contractor can leverage this process to request Government assistance in solving problems through this communications plan and process as required.

## Staffing List

The Contractor will develop and maintain a current Staffing List.  The Staffing List will contain the names, job title, assignments, employer, contact information, and planned departure date for all Contractor and Subcontractor personnel assigned to the FS3i contract.  The Staffing List will be current as of the first day of the current month.  It will identify any personnel that left the contract during the previous month and identify any personnel scheduled to on-board on the contract during the current or following month.  Names of personnel that have left the contract will be removed from the Staffing List within four (4) working days of their departure.  The Staffing List will be posted for GPMO personnel, COR, and CO access.

## Key Personnel

Key Personnel requirements will be specified at the task order level. Hours of availability for Key Personnel will be specified at the task order level.  All Key Personnel are required to have an active TS/SCI with CI polygraph.

The Contractor must staff all the Key Personnel positions identified in the individual task orders.

Key Personnel may be modified in accordance with the above, to substitute or add personnel.  The Contractor provides a Staffing Plan as part of the individual task order that outlines staffing requirements and staffing goals.

All personnel that require elevated or privileged user access such as Security personnel and Systems Administers must have and meet all DoD 8570 requirements and NGA requirements.  Proof of these qualifications are to be provided to the COR or PM for verification.

Cyber issues related to personnel misconduct, or any security related incidents must be reported to the Government PM and/or COR immediately via telephone or Email.  Detailed Email reports are due ASAP that include personnel involved, date, time, and other information relevant to the incident.

## Government Furnished/Contractor Acquired Property Management

The Contractor must account for and maintain all the Government-provided materials, property and equipment IAW FAR Clause 52.245-1 (JAN 2017), Government Property and NARI Clause 5X52.45.102-9000 (Nov 2016).  The equipment must be documented and tracked via a Government Furnished Property/Material list.  The list must include, but is not limited to:

- Contract Number

- Contractor Point of Contact

- Date of Last Physical Inventory

- Inventory with the following:

  - Item Name

  - Asset Identification Number or Unique Item Identifier

  - Item Description

  - Manufacturer Name

  - Manufacturer Part Number

  - Manufacturer Model Number

  - Serial Number

  - Quantity

  - Location

  - Type of Government Property – Government Furnished Property (GFP) or Contractor Acquired Property (CAP)

  - Current condition of equipment, per the equipment condition status listed below as applicable:

    - Condition A – Serviceable Usable without Qualification

    - Condition B – Serviceable Usable with Qualification

    - Condition D – Serviceable Test/Modification

    - Condition F – Unserviceable Reparable

    - Condition H - Condemned

## Security

The Contractor must conduct a security program to ensure all security requirements of the contract are satisfied, and are in accordance with relevant policies, procedures and laws. The Contractor must document their security program in a Security Plan.

## Work Performance Security Requirements

### Classified Work Performance Security Requirements

Contractors must abide by the DD Form 254 - Contract Security Classification Specification (referred to as DD254 hereafter), the National Industrial Security Program Operating Manual (NISPOM 32 CFR Part 117), and all other applicable security policies and regulations including operational security (OPSEC) requirements.

Defense Counterintelligence and Security Agency (DCSA) remains the Cognizant Security Agency (CSA) for individuals performing work with collateral (SECRET or TOP SECRET) security clearances. As such, Security Executive Agent Directive (SEAD) 3 reporting should continue to be provided to the Contractor’s Facility Security Officer (FSO) for reporting to DCSA via Defense Information Security System (DISS). DCSA will also dictate mandatory security training as the CSA for the collateral cleared community.

### Personnel Security Requirements

Contractor personnel performing Top Secret/Sensitive Compartmented Information (TS/SCI) work on the contract are required to have active TS/SCI clearances for access to TS/SCI facilities, when performing duties within TS/SCI environments, and for access to TS/SCI computer systems for the performance of this contract. Contractors are subject to a Counterintelligence-Scope Polygraph examination, as requested by NGA. As a condition of employment and assignment, Contractors who have not successfully completed polygraph testing within the last five years must immediately schedule a polygraph examination and must complete the process, in no more than three test sessions, within 90 days.

All Contractor personnel shall possess a current Top Secret Personnel Security Clearance and be eligible for favorable NGA adjudication for SCI access. The Government shall  be responsible for verifying security clearances/SCI eligibility of the Contractor personnel in accordance with (IAW) SEAD 7: “Reciprocity of Background Investigations and National Security Adjudications”.  If needed, NGA will sponsor SCI accesses at its sole discretion. NGA will provide badges, Common Access Cards (CAC) and other items (e.g. parking hangtags) when applicable, for required Contractor personnel.

Cleared Contractor personnel will be enrolled into Director of National Intelligence (DNI) Continuous Evaluation System (CES) throughout the lifecycle of the contract while at NGA IAW SEAD 6: “Continuous Evaluation”.  Cleared Contractor personnel must self-report security issues, foreign contacts, and other applicable information IAW SEAD 3: “Reporting Requirements for Personnel with Access to Classified Information or Who Hold a Sensitive Position” and NGA Instruction 5205.3, “Security Reporting Requirements”.  In addition, cleared Contractors will be required to submit electronic fingerprints and be enrolled into NGA’s Report of Arrest and Prosecution Background (RAPBack) program, which supports CES.

Cleared Contractor personnel, who are designated as Tier 3 Privileged Users or holding enhanced access through a Special/Controlled Access Program (SAP/CAP), will be required to participate in NGA’s annual Security Financial Disclosure Program (SFDP) as directed by D/NGA in the 20 November 2020 memorandum titled “Designation of NGA Personnel Required to Participate in the Security Financial Disclosure Program”.

The Contractor will inform NGA as soon as practicable when its employees will no longer support the contract (see DD254). NGA desires notification prior to the day the individual no longer supports the contract but requires notification no later than the day that contract support ends. If Contractor personnel will no longer be supporting NGA via an NGA contract, NGA shall take all appropriate action, up to and including debriefing the Contractor from SCI access and terminating logical and physical access to NGA IT systems and facilities.

Upon notifying NGA that a Contractor will no longer support the contract, the Contractor must return all NGA Badges, CAC, hangtag, and any other Government furnished property. These items can be returned to the NGA Workforce Support Center, NGA Site Security Office, or the Contracting Officer Representative (COR) as soon as practicable, but no later than four (4) business days from the date of Contractor departure.

When Contractor personnel are unable to turn these items into the NGA Workforce Support Center, NGA Site Security Office, or COR then it is the responsibility of the Contractor’s FSO to collect the items from the individual and return them to NGA as soon as practicable, but no later than four (4) business days from the date of Contractor departure.

If the FSO debriefs their employee, the FSO shall provide a copy of the debriefing statement, plus all applicable Government-furnished items (e.g. NGA Badge, CAC, Courier Card, parking hangtags, etc.) to the NGA Site Security Office or the NGA Workforce Support Center as soon as practicable, but no later than four (4) business days from the date of Contractor departure.

### Physical Security Requirements

All classified work performed at a non-NGA facility must be approved by the COR. Any classified work performed at Contractor sites must be performed in either an NGA accredited SCIF, Other Government Agency (OGA) SCIF, or an approved secure collateral space that has either a Memorandum of Agreement (MOA), Memorandum of Understanding (MOU), Joint Use Agreement or Co-Use Agreement with NGA for this contract. SCIF or secure facility accreditation shall be at least the level commensurate with the level of safeguarding required by the contract DD254.

Pursuant to “IC Technical Specifications for Construction and Management of Sensitive Compartmented Information Facilities Version 1.5.1; IC Tech Specs for ICD/ICS 705”, the NGA accrediting official, or designee, shall conduct periodic security inspections/reviews to ensure the efficiency of NGA accredited SCIF operations, identify deficiencies, and document corrective actions taken. Inspections/reviews of NGA accredited SCIFs shall be conducted based on threat, facility modifications, sensitivity of programs, past security performance, or at least every five years. Technical Surveillance Countermeasures (TSCM) activities in NGA accredited SCIFs will only be conducted by NGA TSCM teams consisting of NGA military, civilian, or Contractor personnel who have successfully completed approved TSCM training. Authorized inspectors shall be admitted to a SCIF without delay or hindrance when inspection personnel are properly certified to have the appropriate level of security clearance and SCI indoctrination for the security level of the SCIF.

Contractor personnel are forbidden from bringing prohibited or unauthorized items into any NGA installation or other secure facility covered under this contract. These items include weapons, cell phones, cameras, two-way pagers, laptops, recording devices of any kind, flash drives, or any other removable media. Exceptions may be granted by NGA Security upon the Contractor’s request. If granted, Contractor personnel must bring documentation showing approval prior to entering with the item(s). Violations may subject the Contractor and its offending personnel to civil and/or criminal liability IAW applicable laws and regulations governing access to secure Government facilities.

### Unclassified Work Performance Security Requirements

If applicable, and after discussion with the COR, and the COR has provided written approval, uncleared Contractor personnel are authorized to work on this contract at the Unclassified level, with access up to DoW Controlled Unclassified Information (CUI) at the Contractor site without the requirement of a security clearance.

### Uncleared Personnel Security Requirements

If applicable, and after discussion with the COR, and the COR has provided written approval, any Contractor personnel working with CUI information must receive a favorable HSPD-12 and/or HSPD-12 Tier 1 adjudication prior to accessing CUI information. Contractor personnel who require access to CUI for 60 days or less must receive a favorable HSPD-12 adjudication. Contractor personnel who require CUI access for more than 60 days must receive a favorable HSPD-12 Tier 1 adjudication. NGA will sponsor the HSPD-12 and HSPD-12 Tier 1 background investigation for Contractor personnel as needed.

Foreign nationals are not permitted to perform unclassified work under the terms of this contract without prior written approval from the Contracting Officer (CO) or the COR. Should NGA identify the use of unauthorized personnel, the CO may direct the Contractor, at its own expense, to remove and replace any unauthorized Contractors, Subcontractors, or other personnel performing on the contract. Such action may be taken at the NGA's discretion without prejudice to its rights under any other contract provision, e.g., termination for default.

Uncleared Contractor personnel visiting NGA facilities or other sites may receive the appropriate visitor badge and be escorted, as appropriate. The Contractor will return the visitor badge at the end of each visit day.

### Information Security Requirements

NGA shall have the sole authority to determine whether, and to what extent, protected information shall be provided to the Contractor under the terms of the contract. Access to classified information will be pursuant to the security requirements established in the DD254. The Contractor will not access, download, print, or further disseminate any classified information outside the execution of the defined contract requirements without the guidance and written permission from the COR.

When the Contractor receives protected information under the terms of this contract, the Contractor will comply with all applicable NGA, DoW, and IC information security policies (including the Consolidated NGA (CoNGA) Security Classification Guide) for the proper marking, handling, processing, storing, and safeguarding of classified and unclassified material. The Contractor will ensure that document markings are given the lowest possible security classification to maximize dissemination while still maintaining the information’s confidentiality and integrity as necessary.

Access to CUI will be pursuant to DFARS clause 252.204.7012. The prime Contractor will include this clause, including paragraph (m), in subcontracts, or similar contractual instruments, for operationally critical support or for which subcontract performance will involve covered defense information, including subcontracts for commercial items, without alteration, except to identify the parties. The Contractor will determine if the information required for Subcontractor performance retains its identity as covered defense information and will require protection under this clause. Contractor personnel shall not release any unclassified information, regardless of medium (e.g., film, tape, document), pertaining to any part of this contract or any program related to this contract, unless the COR has given prior written approval or in performance of a project that has been scoped and negotiated by NGA.

NGA will assess and authorize Contractors to process classified information on Government-owned information systems, conduct oversight of such information system processing, and provide information system security guidelines IAW with FAR clause 52.204-21 and other information system security control policies, standards, and procedures. Contractor will be responsible for executing specific provisions under the contract for the accreditation of classified information systems, and upon request, shall provide the COR a written statement confirming accreditation compliance with the minimum information systems requirements established in the DD254. The Contractor will include the substance of FAR clause 52.204-21 in subcontracts under this contract (including subcontracts for the acquisition of commercial products or commercial services, other than commercially available off-the-shelf items), in which the Subcontractor may have federal contract information residing in or transiting through its information system.

In accordance with FAR Part 4.7 and FAR clause 52.215-2, the Contractor may retain one archival copy of any Government-furnished information provided to the Contractor during the course of performance of the contract, subject to Contractor following relevant data safeguarding practices and CUI restrictions. The disposition of such Government-furnished information is otherwise solely at the discretion of the Government.  As directed by the NGA CO or COR, the Contractor will destroy or return to NGA all Government-furnished information upon contract termination or when no longer required for contract performance.

In situations when electronic transmission is not practicable, Cleared Contractor personnel may hand-carry contract-related classified information when authorized by the COR in writing. Approved Contractor personnel must obtain NGA courier authorization prior to hand-carrying of classified contract-related information. Only classified information related to the performance of this contract may be hand-carried.  Contractor personnel will be limited to hand-carrying classified information between approved Contractor facilities and US Government facilities unless the COR approves other circumstances in writing, when applicable, on a case-by-case basis.

### Cybersecurity Requirements

The Contractor must, at a minimum, implement 10 U.S.C. Sections 391 and 393 along with National Institute of Standards and Technology (NIST) Special Publication (SP) 800-171, “Protecting Controlled Unclassified Information in Nonfederal Information Systems and Organizations” requirements.

If the Contractor intends to use an external cloud service provider to store, process, or transmit any covered defense information in performance of this contract, the Contractor will require and ensure that the cloud service provider meets security requirements equivalent to those established by the Government for the Federal Risk and Authorization Management Program (FedRAMP) Moderate baseline (https://www.fedramp.gov/resources/documents/)

In the event that the Contractor discovers a cyber incident that affects a covered Contractor information system or covered defense information residing therein, or that affects the Contractor’s ability to perform the requirements of the contract that are designated as operationally critical support and identified in the contract, the Contractor will:

- Notify the DoW Cyber Crime Center (DC3) and the COR in writing within 72 hours of incident discovery

- Conduct a review for evidence of compromise of covered defense information, including, but not limited to, identifying compromised computers, servers, specific data, and user accounts. This review shall also include analyzing covered Contractor information system(s) that were part of the cyber incident, as well as other information systems on the Contractor’s network(s), that may have been accessed as a result of the incident in order to identify compromised covered defense information, or that affect the Contractor’s ability to provide operationally critical support.

- In the event the Contractor discovers and isolates malicious software in connection with a reported cyber incident, the Contractor will submit the malicious software to DC3 in accordance with instructions provided by the COR. The Contractor should NOT send the malicious software to the COR.

### Insider Threat Requirements

Contractor will establish and maintain an insider threat program to gather, integrate, and report relevant and available information indicative of a potential or actual insider threat, consistent with E.O. 13587 “Structural Reforms to Improve the Security of Classified Networks and the Responsible Sharing and Safeguarding of Classified Information” and Presidential Memorandum “National Insider Threat Policy and Minimum Standards for Executive Branch Insider Threat Programs.” As soon as practicable, Contractor will  report to the COR events that may have an effect on the status of the entity's or an employee's eligibility for access to classified information; report events that indicate an insider threat to classified information or to employees with access to classified information; report events that affect proper safeguarding of classified information; and report events that indicate classified information has been, or is suspected to be, lost or compromised.

# Place of Performance (PoP)

The primary place of performance is at the Contractor’s facilities. The Contractor must provide secure and unclassified VTC conferencing facilities, communications infrastructure, connectivity, and workstations, including security to support the goals of the contract and that are cleared in accordance with the National Industrial Security Program. Primary place of performance with NGA connectivity and workstations must be available in accordance with the Government approved transition in plan. The FS3i Contractor must have an existing SCIF TS/SCI with NGA accredited networks, with NGANet, SECNet, and SBU workstation access for all employees with the ability to work completely off-site.

If NGA on-site work is required, temporary access to NGA sites may be granted in the Washington, DC and St. Louis, MO area.  This will be detailed at the individual task order level.

Unless otherwise noted in the specific Task Order the Contractor will not be provided Government allocated office space or equipment for the execution of this contract.  Temporary access to Government owned and operated equipment (e.g., NGAnet or Desk Top Environment (DTE) workstations) will be made available onsite on an as-needed basis to fulfill contractual obligations (e.g., onsite workstation access to perform operational system upgrades).

## Travel

Travel is anticipated in the performance of this contract.  Travel will predominantly entail travel to NGA facilities.  All travel requires Government approval/authorization and notification to the COR prior to the start of travel.

The Contractor will not be reimbursed for any local travel. Local travel is defined as travel conducted on official business within a 50-mile radius of official duty station.

Travel is reimbursed in accordance with FAR 31.205-46.  The Contractor must provide all travel costs in detail / per traveler to include lodging, rental car, airfare, and such miscellaneous charges as defined by the FAR, to the Government for review and certification prior to submission for payment.  Invoicing for travel charges is provided to the COR and includes official records/receipts documenting dates, travel modes, lodging, rental vehicle information and costs to ensure JTR/FAR compliance.

# Appendices

APPENDIX A – ACRONYMS

| Table is Unclassified |  |
| --- | --- |
| Acronym | Expansion |
| API | Application Program Interface |
| ASG | Allied System for Geospatial Intelligence |
| ASP | Application Services Provider |
| CAC | Common Access Card |
| CAP | Contractor Acquired Property |
| CDRL | Contract Deliverable |
| CFSR | Contract Funds Status Report |
| CM | Configuration Management |
| CO | Contracting Officer |
| COE | Common Operational Environment |
| COR | Contracting Officer’s Representative |
| COTS | Commercial off-the-Shelf |
| CRQ | Change Requests |
| DevOps | Development/Security/Operations, also referred to as DevSecOps |
| DoD | Department of Defense |
| DoW | Department of War |
| DR | Discrepancy Report |
| DSS | Defense Security Service |
| ESC | Enterprise Service Center |
| ET | Eastern Time |
| FAR | Federal Acquisition Regulation |
| FGS | Foundation GEOINT Services |
| FOSS | Free and Open-Source Software |
| FOUO | For Official Use Only |
| GEOINT | Geospatial Intelligence |
| GFI | Government Furnished Information |
| GFP | Government Furnished Property |
| GOTS | Government off-the-Shelf |
| HBSS | Host-Based Security Services |
| IAVA | Information Assurance Vulnerability Assessment |
| IC | Intelligence Community |
| ICD | Intelligence Community Directive |
| ISFD | Industrial Security Facilities Database |
| ISP | Infrastructure Service Provider |
| IT | Information Technology |
| IV&V | Independent Verification and Validation |
| JWICS | Joint Worldwide Intelligence Communication System |
| MOU | Memorandum of Understanding |
| NCE | NGA Campus East |
| NCMP | NGA Configuration Management Plan |
| NGA | National Geospatial-Intelligence Agency |
| NGANet | NGA’s Top Secret Network |
| NSG | National System for Geospatial-Intelligence |
| NTO | NGA Test Organization |
| O&M | Operations and Maintenance |
| PBIs | Problem Incidents |
| PMP | Program Management Plan |
| PMR | Program Management Review |
| PoP | Period of Performance |
| QCP | Quality Control Plan |
| RFI | Request for Information |
| RMF | Risk Management Framework |
| SCI | Sensitive Compartmented Information |
| SCIF | Sensitive Compartmented Information Facility |
| SECNet | NGA’s Secret Network |
| SIPRNet | Secret Internet Protocol Router Network |
| SOW | Statement of Work |
| TO | Task Order |
| TS/SCI | Top Secret/Sensitive Compartmented Information |

APPENDIX B: WBS STRUCTURE

The below table provides the WBS reference matrix for task orders to report and organize cost reporting for the individual services from the Base PWS Service Catalog mapped to the relevant Service Category.  It is anticipated that any given task order does not necessarily purchase all possible service types in the Service Catalog, nor does it necessarily purchase against all possible Service Categories.  The purpose of this WBS is enable the Government and the Contractor to track and manage costs for the various service types, and where necessary, prioritize and/or reallocate resources.  It is also intended to provide insight to areas of excessive cost growth that may be occurring to the detriment of the overall FS3i effort.

| PWS Para | Service Name | SW Dev | Int | SW Maint | Ops Supt | FG IT Proc | FG Ent SW |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 6.1 | (U) System Performance Optimization | 1.1 | 2.1 | 3.1 | 4.1 | 5.1 | 6.1 |
| 6.2 | (U) Software Library Management | 1.2 | 2.2 | 3.2 | 4.2 | 5.2 | 6.2 |
| 6.3 | (U) Configuration Management | 1.3 | 2.3 | 3.3 | 4.3 | 5.3 | 6.3 |
| 6.4 | (U) Automation | 1.4 | 2.4 | 3.4 | 4.4 | 5.4 | 6.4 |
| 6.5 | (U) Release Management | 1.5 | 2.5 | 3.5 | 4.5 | 5.5 | 6.5 |
| 6.6 | (U) Development Backlog Management | 1.6 | 2.6 | 3.6 | 4.6 | 5.6 | 6.6 |
| 6.7 | (U) Government Readiness Reviews | 1.7 | 2.7 | 3.7 | 4.7 | 5.7 | 6.7 |
| 6.8 | (U) Continual Service Improvement (CSI) / Business Process Reengineering (BPR) | 1.8 | 2.8 | 3.8 | 4.8 | 5.8 | 6.8 |
| 6.9 | (U) Value Engineering Change Proposal (VECP) | 1.9 | 2.9 | 3.9 | 4.9 | 5.9 | 6.9 |
| 6.10 | (U) Request For Change (RFC) Management | 1.10 | 2.10 | 3.10 | 4.10 | 5.10 | 6.10 |
| 6.11 | (U) DevSecOps Management | 1.11 | 2.11 | 3.11 | 4.11 | 5.11 | 6.11 |
| 6.12 | (U) Demo Support | 1.12 | 2.12 | 3.12 | 4.12 | 5.12 | 6.12 |
| 6.13 | (U) Test Support | 1.13 | 2.13 | 3.13 | 4.13 | 5.13 | 6.13 |
| 6.14 | (U) Training | 1.14 | 2.14 | 3.14 | 4.14 | 5.14 | 6.14 |
| 6.15 | (U) Knowledge Management | 1.15 | 2.15 | 3.15 | 4.15 | 5.15 | 6.15 |
| 6.16 | (U) Corrective Maintenance | 1.16 | 2.16 | 3.16 | 4.16 | 5.16 | 6.16 |
| 6.17 | (U) Adaptive Maintenance | 1.17 | 2.17 | 3.17 | 4.17 | 5.17 | 6.17 |
| 6.18 | (U) Preventive Maintenance | 1.18 | 2.18 | 3.18 | 4.18 | 5.18 | 6.18 |
| 6.19 | (U) Perfective Maintenance | 1.19 | 2.19 | 3.19 | 4.19 | 5.19 | 6.19 |
| 6.20 | (U) Help Desk and Desk Side Support: Tier I Support | 1.20 | 2.20 | 3.20 | 4.20 | 5.20 | 6.20 |
| 6.21 | (U) Help Desk and Desk Side Support: Tier 2 Support | 1.21 | 2.21 | 3.21 | 4.21 | 5.21 | 6.21 |
| 6.22 | (U) Help Desk and Desk Side Support: Tier 3 Support | 1.22 | 2.22 | 3.22 | 4.22 | 5.22 | 6.22 |
| 6.23 | (U) Incident Tracking | 1.23 | 2.23 | 3.23 | 4.23 | 5.23 | 6.23 |
| 6.24 | (U) Discrepancy Report (DR) Investigation | 1.24 | 2.24 | 3.24 | 4.24 | 5.24 | 6.24 |
| 6.25 | (U) System Performance | 1.25 | 2.25 | 3.25 | 4.25 | 5.25 | 6.25 |
| 6.26 | (U) Services Status/Operational Status Tracking | 1.26 | 2.26 | 3.26 | 4.26 | 5.26 | 6.26 |
| 6.27 | (U) Metric Collection and Analysis | 1.27 | 2.27 | 3.27 | 4.27 | 5.27 | 6.27 |
| 6.28 | (U) Cyber Security | 1.28 | 2.28 | 3.28 | 4.28 | 5.28 | 6.28 |
| 6.29 | (U) Authorized Outage Coordination | 1.29 | 2.29 | 3.29 | 4.29 | 5.29 | 6.29 |
| 6.30 | (U) Decommissioning | 1.30 | 2.30 | 3.30 | 4.30 | 5.30 | 6.30 |
| 6.31 | (U) Provisioning Services | 1.31 | 2.31 | 3.31 | 4.31 | 5.31 | 6.31 |
| 6.32 | (U) Information Technology Disaster Recovery Support (ITDR) | 1.32 | 2.32 | 3.32 | 4.32 | 5.32 | 6.32 |
| 6.33 | (U) Database Management Services | 1.33 | 2.33 | 3.33 | 4.33 | 5.33 | 6.33 |
| 6.34 | (U) System Administration Services | 1.34 | 2.34 | 3.34 | 4.34 | 5.34 | 6.34 |
| 6.35 | (U) Enterprise Services | 1.35 | 2.35 | 3.35 | 4.35 | 5.35 | 6.35 |
| 6.36 | (U) Requirements Management and Analysis | 1.36 | 2.36 | 3.36 | 4.36 | 5.36 | 6.36 |
| 6.37 | (U) Cloud Engineering, Integration, and Management | 1.37 | 2.37 | 3.37 | 4.37 | 5.37 | 6.37 |
| 6.38 | (U) Engineering | 1.38 | 2.38 | 3.38 | 4.38 | 5.38 | 6.38 |
| 6.39 | (U) Technical Writing and Documentation Support | 1.39 | 2.39 | 3.39 | 4.39 | 5.39 | 6.39 |
| 6.40 | (U) Technical Library | 1.40 | 2.40 | 3.40 | 4.40 | 5.40 | 6.40 |
| 6.41 | (U) Transition-In | 1.41 | 2.41 | 3.41 | 4.41 | 5.41 | 6.41 |
| 6.42 | (U) Transition Out | 1.42 | 2.42 | 3.42 | 4.42 | 5.42 | 6.42 |
| 6.43 | (U) Software Development | 1.43 | 2.43 | 3.43 | 4.43 | 5.43 | 6.43 |
| 6.44 | (U) IT Hardware Procurement | 1.44 | 2.44 | 3.44 | 4.44 | 5.44 | 6.44 |
| 6.45 | (U) Software Procurement | 1.45 | 2.45 | 3.45 | 4.45 | 5.45 | 6.45 |
| 6.46 | (U) Innovation and AI/ML | 1.46 | 2.46 | 3.46 | 4.46 | 5.46 | 6.46 |
| 6.47 | (U) Cost and Technical Data Report (CTDR) | 1.47 | 2.47 | 3.47 | 4.47 | 5.47 | 6.47 |
| 7.1 | (U) Program Management Plan | 1.48 | 2.48 | 3.48 | 4.48 | 5.48 | 6.48 |
| 7.2 | (U) Staffing List | 1.49 | 2.49 | 3.49 | 4.49 | 5.49 | 6.49 |
| 7.3 | (U) Key Personnel | 1.50 | 2.50 | 3.50 | 4.50 | 5.50 | 6.50 |
| 7.4 | (U) Government Furnished / Contractor Acquired Property Management | 1.51 | 2.51 | 3.51 | 4.51 | 5.51 | 6.51 |
| 7.5 | (U) Security | 1.52 | 2.52 | 3.52 | 4.52 | 5.52 | 6.52 |
| 7.6 | (U) Work Performance Security Requirements | 1.53 | 2.53 | 3.53 | 4.53 | 5.53 | 6.53 |

APPENDIX C: COMPLIANCE AND REFERENCE DOCUMENTS

The following listed, but not limited to, documents are required for compliance.

| Table is Unclassified |  |
| --- | --- |
| Compliance Documents |  |
| Document Title | Date Published |
| NGA Instruction 8955.6, Web Property Standards and Guidelines | 13 May 20 |
| OMB Memorandum M-17-06, Policies for Federal Agencies Public Websites and Digital Services | 8 Nov 16 |
| NGA Software Way | 25 May 22 |
| NGA Instruction 5210.8, NGA Physical Security Program | 9 Sep 24 |
| NGA Instruction 8400.4, Implementation of Electronic and Information Technology Accessibility/Section 508 Program | 24-Jan-20 |
| CoNGA Security Classification Guide | 20 Dec 24 |
| ICD 503, Intelligence Community Information Technology Systems Security Risk Management, Certification and Accreditation | 21-Jul-15 |
| NGA Configuration Management Plan (NCMP), Revision E | 27 Sept 19 |
| NGA Tier 2 Configuration Management Procedure, Rev A, CN-003 | 2-May-18 |
| Security Executive Agent Directive 4 (SEAD 4) | 8-Jun-17 |
| NGA Instruction 5100.1, NGA Acquisition Regulation Implementation (NARI) | 28 Apr 23 |
| NGA Instruction 5200.1, Information Security | 19 Aug 21 |
| NGA Instruction 8220.1, Identity Authentication and Authorization | 30 Jun 22 |
| NGA Instruction 8040.2, Records and Information Life-Cycle Management | 21 Oct 20 |
| NGA Manual 4160.1, Accountability and Management of Property, Plant, Equipment, and Other Accountable Property | 5 Apr 24 |
| NGA Instruction 3020.26, Continuity of Operations Program | 15 Mar 23 |
| NGA Instruction 8040.1, Configuration Management | 21-Nov-18 |
| NGA Instruction 8500.2, Authorized Outages and Maintenance Activities | 23 Nov 15 |
| NGA Manual 8010.1, Information Systems (IS) Risk Management Framework (RMF) Guide | 7 Dec 21 |
| IPF Capability Delivery SOP | 25-Jun-20 |
| NGA Instruction 8010.8, Information Assurance Vulnerability Management | 13-July-12 |
| NGA Instruction 5205.6 Lifecycle Protection of Geospatial Information | 16-Oct-18 |
| NGA Instruction 5401.1 Privacy and Civil Liberties Program | 26-Jan-20 |

The following are reference documents that are applicable to this effort.

Reference Documents

NGA Cloud Guidance

IPF Capability Delivery SOP

DoD Cyberspace Workforce Management Directive 8140.01 dtd. 2015

NGA Agile Development Readiness Checklist

DoD CIO Memorandum Clarifying Guidance Regarding Open-Source Software dtd. 10/16/2009

Integrated Program Management Report (IPMR) DI-MGMT-81861A IPMR DID 2015

Risk Management Plan DI-MGMT-81808

NGA Enterprise Services for Cloud – Ent Svc Catalog_v2_8 (ESC-001)

NGA Acquisition Regulation Implementation (NARI) (NI 5100.1), dtd 13 Jul 16

NGA Instruction for Operations Security (OPSEC) (NI 5200.4R1)

NGA Instruction for NGA-Controlled Computer Network Connectivity at Contractor and Other Facilities (NI 8010.11R5)

NGA Instruction for Password Management (NGAI 8010.14), dtd 30 Aug 17; Administrative update 28 Jul 20

NGA Instruction for Information System Security and Training (NI 8010-2R7)

NGA Instruction for Records Management Program (NGAI 8040.2), dtd 21Oct 21

IC Standard 500-34, “E-Waste Management and Disposal,” dtd 9/22/2015

Architectural Design Elements Version 6 (ADE) v6 0 14 dtd Nov 2016_Final

Designation of NGA to Provide Services of Common Concern to the IC, signed 12/04/2014

Federal Cloud Computing Strategy, 02/08/2011

IC ITE Enterprise Architecture: September 2014 Baseline v1.0, dtd 09/15/2014

NGA-Configuration Management Plan, Rev E, dtd 09/10/2015

The GEOINT Functional Manager Standards Assessment (GFMSA) Program Ref NSGD 3201, dtd 11/19/2015

The GEOINT Functional Manager Standards Assessment (GFMSA) Program Ref NSGD 3202, dtd 6/19/2016

NGA Systems Engineering Management Plan (SEMP)

NGA-Discoverability of GEOINT PN 8960.1, dtd 06/26/2015

NGA Instruction for Physical Security_NI5210.8R10, dtd 11/08/2010

NGA Tier 2 CM Procedure, Rev A, dtd 04/01/2014

NSG-Enterprise Test Evaluation Master Plan, REV C, dtd 03/04/2015

NIST Special Publication 500-317 Cloud Computing and Accessibility Considerations

NGA GEOINT 2022 CONOPS

VCPS / FGMOD Reference Documents VCPS_FGMOD_FS3i Common Services Scope for Bidders Library.pptx FGMOD Version Description Document v1.1 R1_FS3i Common Services Scope Extract.xlsx

NGA GEOINT Services DevSecOps SOP

FG Consolidated Views_2017_2018

## APPENDIX D – CDRLs

The CDRLs listed in the table below are FS3i Program Level CDRLs aligned with the FS3i IDIQ.

This table is Unclassified

| CDRL Title | CDRL # | Data Item Description | Reference | Initial Award | Subsequent Versions |
| --- | --- | --- | --- | --- | --- |
| Program Management Plan | A001 | CFA | Base PWS Paragraph 7.1 | Upon Award | Update Program Management Plan to reflect Geomatics |
| Contract Funds Status Report | A002 | DI-MGMT-81468 | Base PWS Para 7.1 | Award +30 Calendar days | Update monthly |
| Agile Development Plan | A003 | CFA | Base PWS Paragraph 4 | Per Agile cycle | Subsequent Agile cycles |
| End of Sprint Status Report | A004 | CFA | Base PWS Paragraph 7.1 | Per Agile cycle | Subsequent Agile cycles |
| Security Plan | A005 | CFA | Base PWS Paragraph 7.6 | Upon Award | As directed by the Government |
| Transition-In Plan | A006 | CFA | Base PWS WBS # 6.41 | Upon Award | As directed by the Government |
| GFP/Material List | A007 | CFA | Base PWS Paragraph 7.4 | Award +30 Calendar days | As directed by the Government |
| System Monitoring Plan | A008 | CFA | Base PWS Paragraph 6.20 through 6.28 | Award + 60 Calendar Days | As directed by the Government |
| Cloud Migration Plan | A009 | CFA | Base PWS 6.37 | Award +60 Calendar Days | As directed by the Government |
| Customer Engagement / Meeting Minutes & Action Items | A010 | CFA | Base PWS Paragraph 7.1 | As needed | As needed |
| Software Code and Software Code Documentation | A011 | CFA | Base PWS Paragraph 6.16 to 6.19, 6.43 | Award +60 Calendar Days | The Software Code Documentation will be delivered to the PMO and uploaded in GIT 10 business days after any CM Baseline Change to the PMO. |
| Transition-Out Plan | A012 | CFA | Base PWS Paragraph 6.42 | As directed by Government | As directed by the Government |
| Configuration Management Plan | A013 | CFA | Base PWS Paragraph 6.3 | Award +30 Calendar Days | As directed by the Government |
| Risk Management Plan | A014 | CFA | Base PWS Paragraph 7.1 | Award +30 Calendar Days | As directed by the Government |
| Quality Control Plan | A015 | CFA | Base PWS and Task Order QASP | Award +45 Calendar Days | As directed by the Government |
| Staffing List | A017 | CFA | Base PWS Paragraph 7.2 | Award +30 Calendar Days | See Block 16 of CDRL description |
| Information Technology Disaster Recovery Plan (ITDR) | A018 | CFA | Base PWS Paragraph 6.32 | Award +60 Calendar Days | Update yearly for each operational capability |
| Version Description Document | A019 | Per NGA | Base PWS Paragraph 6.16 to 6.19, 6.43 | The first VDD with first operational release prior to deployment | Each operational release prior to deployment |
| Decommissioning Plan | A020 | CFA | Base PWS Paragraph 6.30 | As requested by the Government | As requested by the Government |
| Release Plan | A021 | Update JIRA and a PDF copy to PMO | Base PWS Paragraph 6.5, 6.11 | 5 calendar days after first RPE | 5 calendar days after each RPE |
| Value Engineering Change Proposal | A022 | Value Engineering: A Guidebook of Best Practices and Tools (DoD Feb 2025) | Base PWS Paragraph 6.9 | As directed by the Government | As directed by the Government |
| Program Management Review | A023 | CFA | Base PWS Paragraph 7 | Award +30 Calendar Days | Provide PMR Slides/Brief Five Business Days (5) prior to each review |
| Deployment Chart | A024 | Microsoft Excel or equivalent | Base PWS Paragraph 6.5 | 5 calendar days after first RPE | 5 calendar days after first RPE |
| Task Order Kickoff Presentation | A025 | Power Point | Base PWS Paragraph 6.41 | At the Kick-off meeting | 15 calendar days after future subsystem is added to the Task-Order |
| Test Readiness Review checklist | A027 | CFA | Base PWS Paragraph 6.7, 6.13 | Deliver to the Government 30 calendar days before the first TRR event | Deliver to the Government 30 calendar days before each TRR event |
| Product Support Strategy Survey and Assessment (PSA) | A029 | CFA | Base PWS, Paragraph 6.3, 6.11, 6.31, 6.43 | As directed by the Government. | As directed by the Government |
| Operations Support Plan | A030 | CFA | Base PWS, Paragraph 6.11, 6.25, 6.31 | As directed by the Government. | As directed by the Government |
| Integration Management Plan (IMP) | A031 | CFA | Base PWS # 6.3, 6.5, 6.11, 6.31, 6.37, 6.43 | Award + 60 calendar days | As directed by the Government |
| Design Review Presentation (DRP) | A032 | CFA | Base PWS Paragraph 6.7, 6.16-6.19, 6.33, 6.37-6.38, 6.43 | As directed by the Government. | As directed by the Government |
| Requirements Traceability Matrix (RTM) | A033 | CFA | Base PWS Paragraph 6.36 | As directed by the Government. | As directed by the Government |
| Capability Integration Schedule (CIS) | A034 | CFA | Base PWS Paragraph 6.5-6.6, 6.16-6.19, 6.36-6.37, 6.43 | As directed by the Government. | As directed by the Government |
| Risk / Issue / Opportunity Register (RIOR) | A036 | CFA | Base PWS Paragraph 6.5, 6.8-6.9, 6.11, 6.36-6.38 | Award +30 Calendar Days | 30 calendar days after new subsystems are added to contract |
| System Performance Optimization Technical Report | A037 | CFA | Base PWS Paragraph 6.1, 6.25-6.27, 6.37-6.38 | Award +90 calendar days | Provide Technical Report Slides/Brief within Five Business Days (5) after completion |
| Software Library Management Report | A038 | CFA | Base PWS Paragraph 6.2 | Award +60 calendar days | Update Monthly and provide a Report Five Business Days (5) prior to any review |
| Automation Deployment Instructions | A039 | CFA | Base PWS Paragraph 6.4 | First Deployment | Every deployment |
| Operational Readiness Review (ORR) Checklist | A041 | CFA | Base PWS Paragraph 6.7, 6.14 | Deliver to the Government 30 calendar days before the first ORR event. | Deliver to the Government 30 calendar days before the first ORR event. |
| Request for Change (RFC) Management Impact Assessment | A043 | CFA | Base PWS Paragraph 6.10 | As directed by the Government. | As directed by the Government |
| Test Report | A044 | CFA | Base PWS Paragraph 6.13 | As directed by Government | Provide Technical Report Slides/Brief within Five Business Days (5) after completion |
| Corrective Action Report (CAR) | A046 | CFA | Base PWS Paragraph 6.20-6.27 | As directed by Government | As directed by the Government |
| Stakeholder Communication Plan (SCP) | A047 | CFA | Base PWS Paragraph 6.7, 6.11-6.12, 6.29 | 60 calendar days after award | 30 calendar days after a new subsystem is added to this Task-order |
| Sustainment Support Plan (SSP) | A048 | CFA | Base PWS Paragraph 6 inclusive | As directed by the Government. | As directed by the Government |
| Machine Learning Performance Report (MLPR) | A049 | CFA | Base PWS Paragraph 6.1, 6.4, 6.15-6.19, 6.25, 6.27, 6.43 | 60 days after award | Each release + 5 calendar days |

Attachment 1 – The Cost and Technical Data Report (CTDR) CDRL