Performance Work Statement (PWS)

Fence to Fence (F2F) Environmental Services for Ellsworth, Grand Forks, Minot, Offutt (GEMO) Air Force Bases (AFB)

in support of:

United States Air Force Civil Engineering Center (AFCEC)

Issued by:

GSA Assisted Acquisition Services (AAS)/Air Force, Navy, Space Force (AFNSF)

Date TBD

Controlled by AAS Contracting Officer : Wesley Mason, wesley.mason@gsa.gov

# C.1   BACKGROUND

## The requirement within this performance work statement (PWS) is for the Environmental Service to support the AFCEC/CZ. The Environmental Services encompasses the full range of methods, technologies, and supporting activities necessary to conduct environmental restoration/remediation, operations and services efforts to address environmental sites and/or conditions at Air Force (AF) installations and other locations per technical and regulatory requirements.

## C.1.1   PURPOSE

## The contractor shall provide Environmental Services support necessary to meet Air Force Civil Engineer Center (AFCEC) and other customer requirements. This task order is for Fence-To-Fence Environmental Services at Ellsworth AFB (EAFB), Grand Forks AFB (GFAFB), Minot AFB (MAFB), and Offutt AFB (OAFB). The contract is performance-based, to the maximum extent practicable, in accordance with (IAW) Federal Acquisition Regulations (FAR) Subpart 37.6 Performance-Based Acquisition and is considered a commercial procurement IAW with FAR Part 12 Acquisition of Commercial Products and Commercial Services.

## C.1.2   AGENCY MISSION

# The AF mission is to fulfill all legal and regulatory requirements. This TO will support the AF in accomplishing all environmental areas needing additional support.

# C.2   SCOPE

The contractor shall provide environmental services to support one or more of the following programs: Environmental Compliance Support; Air Emissions Inventory (AEI) Data Management; Recordkeeping, Title V; Reporting, Emergency Planning and Community Right-to-Know Act (EPCRA); Installation HAZMAT Management Program Manager (IHMP) Support; Hazardous Waste (HW) Management Support; HW Management Plan Update; Recycling, Hazardous Waste; Recycling, Other Regulated Waste; Sampling, Analysis and Monitoring (SAM); Plan Update, Spill Prevention Control and Countermeasure (SPCC) Recertification / Facility Response Plan (FRP) Resubmission; Stormwater Reports, Other; Stormwater Inventory Update; National Pollutant Discharge Elimination System (NPDES) Reporting; and Environmental Management System support, as needed/regulated by state or region.

For proposal purposes, additional information that may aid quantification of the required environmental compliance services can be found in the tables throughout this PWS. Note that amounts quantified in these tables are considered estimates of current processes at Ellsworth AFB (EAFB), Grand Forks AFB (GFAFB), Minot AFB (MAFB), and Offutt AFB (OAFB).

Proposed amounts by the Contractor shall be evaluated by the AF as part of the technical evaluation as to their sufficiency and appropriateness to address the requirements of the PWS. Supporting documents (plans, permits, reports, etc.) applicable to this contract are provided to the Contractor during the proposal period, and are referenced under Attachment Z.

The direct acquisition of weapons or weapons systems on behalf of the Department of Defense (DoD) is not within scope of this TO. Use of weapons systems, other than as it relates to the analytical and technical services described in Section C, is not within scope of this requirement.

# C.3   OBJECTIVE

# The objective of the task order is to support the Air Force in meeting all the environmental requirements for soil, water and air at  Air Force Installations  in accordance with Federal, State and Local regulations and guidelines.

# C.4  TASKS

This contract includes the following requirements: The Government requires tasks to be completed as listed below. The contractor shall be prepared to perform services on the contract start date.

The appropriate services to be performed during this Task order period of performance are identified in Table 1, Summary of Requirements for Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB.

| Table 1- Summary of Requirements for Ellsworth AFB (E), Grand Forks AFB (GF), Minot AFB (M) & Offutt AFB (O) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PWS Para | Task Description | Base Year | Option Year 1 | Option Year 2 | Option Year 3 | Option Year 4 |
| BASIC REQUIREMENTS (Will be Exercised in the Years Outlined) |  |  |  |  |  |  |
| C.4.1 | HAZARDOUS WASTE MANAGEMENT |  |  |  |  |  |
| C.4.1.1 | HW Contract Support | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.1.2 | Recycling, Hazardous Waste | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.1.3 | Recycling, Other Regulated Waste | GF, E, M | GF, E, M | GF, E, M | GF, E, M | GF, E, M |
| C.4.1.4 | Reports, HW | included in 2.5.1 |  |  |  |  |
| C.4.1.5 | Supplies, HW | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.2 | HAZARDOUS MATERIAL MANAGEMENT |  |  |  |  |  |
| C.4.2.1 | Installation Hazardous Materials Program Support | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.2.2 | Reporting, EPCRA | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.2.3 | IHMP Support, Supplies | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.3 | ENVIRONMENTAL SAMPLING AND ANALYSIS |  |  |  |  |  |
| C.4.3.1 | SAM, Waste Characterization | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.3.2 | SAM, Air | “Not Applicable” |  |  |  |  |
| C.4.3.3 | SAM, NPDES / Other Wastewater | GF, M | GF, M | GF, M | GF, M | GF, M |
| C.4.3.4 | SAM, Storm Water | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.3.5 | SAM, LTM, RCRA Closures | “Not Applicable” |  |  |  |  |
| C.4.3.6 | SAM, Permitted Landfills | “Not Applicable” |  |  |  |  |
| C.4.3.7 | SAM, RCRA Permitted TSDF | “Not Applicable” |  |  |  |  |
| C.4.3.8 | SAM, Toxics | “Not Applicable” |  |  |  |  |
| C.4.3.9 | SAM, P2 | “Not Applicable” |  |  |  |  |
| C.4.3.10 | SAM, Leak Detection | “Not Applicable” |  |  |  |  |
| C.4.3.11 | Supplies, SAM | “Not Applicable” |  |  |  |  |
| C.4.4 | AIR QUALITY |  |  |  |  |  |
| C.4.4.2 | Inventory, Air Emissions Inventory (AEI) Data Management | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.4.4 | Recordkeeping, Air | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.4.5 | Reports, Air | “Not Applicable” |  |  |  |  |
| C.4.4.6 | Reports, Air Library | “Not Applicable” |  |  |  |  |
| C.4.4.7 | Supplies Air | “Not Applicable” |  |  |  |  |
| C.4.5 | WASTEWATER AND STORMWATER |  |  |  |  |  |
| C.4.5.2 | Reports, NPDES | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.5.4 | Supplies SW | “Not Applicable” |  |  |  |  |
| C.4.5.5 | Supplies SWAT | “Not Applicable” |  |  |  |  |
| C.4.5.6 | Supplies WWAT | “Not Applicable” |  |  |  |  |
| C.4.6 | CULTURAL RESOURCES MANAGEMENT |  |  |  |  |  |
| C.4.6.1 | Curation | “Not Applicable” |  |  |  |  |
| C.4.7 | SOLID WASTE MANAGEMENT |  |  |  |  |  |
| C.4.7.1 | Landfill Closure Activities | “Not Applicable” |  |  |  |  |
| C.4.8 | POLLUTION PREVENTION -Not Applicable |  |  |  |  |  |
| C.4.10 | NATIONAL ENVIRONMENTAL POLICY ACT (NEPA) -Not Applicable |  |  |  |  |  |
| C.4.11 | ENVIRONMENTAL REMEDIATION PROGRAM -Not Applicable |  |  |  |  |  |
| C.4.12 | PETROLEUM, OIL, AND LUBRICANTS MANAGEMENT |  |  |  |  |  |
| C.4.12.1.1 | Plan Update, SPCC Recertification (5-Year) | E, M |  | GF | M, O |  |
| C.4.15 | PERMITS AND FEES (P&F) -Not Applicable |  |  |  |  |  |
| OPTIONAL REQUIREMENTS (Exercise of these Projects will be executed via modification) |  |  |  |  |  |  |
| 1.4.1 | HAZARDOUS WASTE MANAGEMENT |  |  |  |  |  |
| C.4.1.6 | Plan Update, HW Contingency | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.1.7 | Plan Update, HW Management Plan | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.1.8 | Supplies, Spill Response | “Not Applicable” |  |  |  |  |
| C.4.3 | ENVIRONMENTAL SAMPLING AND ANALYSIS |  |  |  |  |  |
| C.4.3.12 | SAM, Drinking Water | “Not Applicable” |  |  |  |  |
| C.4.3.13 | Long Term Groundwater Monitoring | “Not Applicable” |  |  |  |  |
| C.4.4 | AIR QUALITY |  |  |  |  |  |
| C.4.4.1 | Assessment, Air | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.4.3.1 | Permit Renewal, Synthetic Minor, Ellsworth AFBs | E | E |  |  |  |
| C.4.4.3.2 | Permit Renewal, True Minor, Grand Forks AFB | GF | GF |  |  |  |
| C.4.4.3.3 | Permit Renewal, Title V, Minot AFB | M | M |  |  |  |
| C.4.4.3.4 | New Source Review Permitting | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.4.3.5 | Prevention of Major Source Determination | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.4.3.6 | Net Emission Increase | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.4.8 | Plan Update, Air, Emergency Episode Plan | “Not Applicable” |  |  |  |  |
| C.4.4.9 | Plan Update, CAA, Risk Management Plan | “Not Applicable” |  |  |  |  |
| C.4.5 | WASTEWATER AND STORMWATER |  |  |  |  |  |
| C.4.5.1 | Permit Renewal, NPDES | O | O | E, M | GF | O |
| C.4.5.3 | Implement, Permit Required Practices/Activities < SW> | O | O | O | O | O |
| C.4.5.7 | Plan Update, SWMP |  | O |  |  |  |
| C.4.5.8 | Plan Update, SWPPP |  | E, O |  | GF, M |  |
| C.4.5.9 | Plan Update Water Sampling/ Monitoring | “Not Applicable” |  |  |  |  |
| C.4.5.10 | Survey, Storm Water Permit Compliance | “Not Applicable” |  |  |  |  |
| C.4.6 | CULTURAL RESOURCES MANAGEMENT |  |  |  |  |  |
| C.4.6.2 | Consultation Native American | O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.6.3 | Management, Cultural Sites | “Not Applicable” |  |  |  |  |
| C.4.6.4 | Monitor Cultural Resources | “Not Applicable” |  |  |  |  |
| C.4.6.5 | Survey/Inventory Update, Cultural Resources, Archaeological |  | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.6.6 | Survey/Inventory Update, Cultural Resources, Historical Buildings | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.7 | SOLID WASTE MANAGEMENT |  |  |  |  |  |
| C.4.7.2 | Integrated Solid Waste Management Plan (ISWMP) |  | GF, E, M, O |  |  | GF, E, M, O |
| C.4.7.2.2 | Qualified Recycling Program Business Plan (QRP BP) Update |  | GF, E, M, O |  |  | GF, E, M, O |
| C.4.7.3 | Solid Waste Minimization and Cost Optimization | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.9 | ENVIRONMENTAL MANAGEMENT SYSTEMS |  |  |  |  |  |
| C.4.9.1 | Maintenance of Environmental Aspect Inventory | “Not Applicable” |  |  |  |  |
| C.4.9.2 | Plan Update, EMS Action Plan | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.9.3 | Recordkeeping, EMS | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O | GF, E, M, O |
| C.4.12 | PETROLEUM, OIL, AND LUBRICANTS MANAGEMENT |  |  |  |  |  |
| C.4.12.1.2 | PLAN UPDATE, SPCC/ICP Technical Update | GF, M, O | GF, E, M, O | E, M, O | GF, E | GF, E, M, O |

The detailed service activities to be performed under this task order are identified in the paragraphs below.  The Contract shall adhere to both the general requirements and installation-specific requirements for each project, as identified below.  Contractor personnel shall possess appropriate certifications and training to accomplish the required services, as specified.

The contractor shall coordinate with the appropriate installation Media Program Manager (MPM) as identified in this PWS. An MPM is the Program Manager responsible for the media or environmental program area related to the PWS section.

C.4.1 Task 1 - HAZARDOUS WASTE MANAGEMENT

The contractor shall perform services in support of HW management and in compliance with the Hazardous Materials Transportation Act (HMTA), and 49 Code of Federal Regulations (CFR) Department of Transportation (DOT); the Comprehensive Environmental Response, Compensation, and Liability Act (CERCLA), Resource Conservation and Recovery Act (RCRA); the Pollution Prevention Act; other applicable federal (including 40 CFR Part 260-266, 268, 270, 273, and 279), state, and local laws and regulations; related Department of Defense (DoD) and DAF directives (including DAF Instruction (DAFI) 32-7001 Environmental Management, AF Manual [AFMAN] 32-7002 Environmental Compliance and Pollution Prevention, and guidelines included in the Hazardous Waste Playbook); and the installation-level Hazardous Waste Management Plan (HWMP).

HW management services shall include, but are not limited to:

- HW collection

- HW accumulation site activities (assistance)

- HW monitoring systems

- Implementation and management of waste tracking systems

- HW sampling and characterization IAW 40 CFR 261, Identification and Listing of HW

- HW, RCRA, and nonregulated waste characterization and inventories

- Preparation of profile sheets and inventories

- Inspections of HW accumulation areas

- Training of installation personnel and Contractors on safe and compliant management, handling and storage of waste at accumulation areas

- Preparation of reports related to HW management

- Preparation of spill reports as necessary

- Entering all required HW data into the DAF Enterprise Environmental, Safety, and Occupational Health Management Information System (EESOH-MIS)

- Supporting preparation of, and updates to the HWMPs, Waste Analysis Plans, Hazardous Materials/Waste Contingency Plans, and other associated plans as required by law or regulation

- Utilize T-EMP, or the current approved AFCEC template, for plan uploads and updates as required, identification of treatment and disposal sites

- Recordkeeping

- Compliance inspection or audit support

- Contaminated rag exchange/rag laundering

- Management for recycling or disposal of similar wastes such as non-hazardous industrial and special waste, used oil, and off-spec fuel, Per- and Polyfluoroalkyl Substances (PFAS) (if allowed by guidance/regulations), waste consolidation/lab packing, and waste turn-in/preparation for shipment, and

- Preparation of new or modifications to existing hazardous permits such as when State regulatory agencies accepts the new generator rules, prepare and update the Contingency Plan following the Generator Rule for the Central Accumulation Point (CAP) and base Contingency Plan.

Any documents associated with hazardous/non-HW removal and disposal must be sent to the designated DAF personnel in advance for review, approval, and signature. The DAF (or delegated representative) will be responsible for approving proposed disposal methods and, upon review and concurrence, will sign the manifest.  (CDRL A009)

In addition, the Contractor will be responsible for cleanup and cleanup costs due to Contractor-caused spills and the lawful disposition of Contractor-generated HW and excess/expired HM.

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.1.1  HW Contract Support

The contractor shall perform hazardous waste contract services in support of HW an UW management and in compliance with the following. The contractor shall provide all personnel, supervision, services, and supplies required for the proper and adequate management and operation of HW facilities IAW Federal, State, and Local regulations including the installation HW/Recovery Waste Management Plan. Specifically, services include, but are not limited to,

- Management/accomplishment of waste pickup and management of the HWAS

- Administration requirements of the HW module in the EESOH-MIS database, HW oversite and operation, Industrial Recycling processes, and Compliance Assistance Visits

- Adhering to all AF policies and goals on HW minimization

- Prepare HW containers for shipment and coordinate with transport/disposal Contractors for turn-in and pick-up of HW and HW services

- Track all movement of HW off-site using EESOH-MIS

- Report HW as required by the USEPA and state agencies to present tracking data on waste streams, disposal, HW transport and other qualitative or quantitative data, required by regulation or DOD policy. The contractor shall strictly adhere to federal, state, and local HW regulations.

The contractor shall strictly adhere to federal, state, and local HW regulations.

This support shall also include management for similar wastes such as non-hazardous industrial and special waste, used oil, and off-spec fuel; waste consolidation/lab packing, waste turn-in/preparation for shipment, pick-up of waste for transfer to the CAP. Regarding used oil, the Contractor shall not mix any oils that, potentially, contain PCBs with standard used oil. The base will ensure that any local installation contract for HW disposal, as allowed for by AFCEC, does not conflict with provisions of an existing DLA-DS contract or result in breach of a DLA-DS contract IAW AFI 32-7042.

Contracted services are to include, but are not limited to, assisting the MPM with preparing the following:

- Prepare Hazardous Waste/Hazardous Materials Meeting Minutes/Agenda, as requested (CDRL B002)

- Compile hazard substance generation, storage, recycling, treatment and/or disposal data required to prepare the following hazardous substance reports:

  - Monthly HW reports to include waste type, non-reimbursable, and reimbursable in support of Reimbursable Budget Authority billing to tenants

  - Annual HW stream inventory (base wide) to support Reimbursable Budget Authority efforts (CDRL A010)

- Semiannual HW manifest signing authorization letter (CDRL A011)

- Semiannual HW source reduction report (CDRL A012)

- Satellite Accumulation Ares (SAA) data entry and Ad Hoc reporting from EESOH-MIS for the CEIE HW PM (CDRL A013)

- Standard Operating Procedures (SOP) for handling HW

- Base operating instructions and/or plans for management of HW (CDRL A014)

- Waste Analysis Plan (CDRL A015)

- Hazardous Waste Security Plan (CDRL A016), and

- Hazardous Materials/Waste Contingency Plan and Quick Reference Guides (QRGs). (CDRL A102)

All Contractor personnel designated to perform HW duties must meet the following minimum qualifications at time of award (as demonstrated with supporting documentation such as copies of training certificates, letters, licenses, etc.) to conduct HW services:

- Current DOT – 49 CFR 172.704 “HazMat Employee” meeting general and function specific training to include HW Operations, 8-hour refresher

- Current RCRA annual HW Refresher training

- Five years of experience in HW operations including packaging, labeling, profiling, storing, transporting and manifesting

- Valid commercial driver’s license with the “H” endorsement

- Working knowledge of the State Hazardous Waste Management regulations and DOT HM regulations, and

- Basic working knowledge of MS Windows.

C.4.1.1.1  HW Support Vehicle (Truck)/Forklifts

The Contractor must provide vehicle(s) to support each installation’s HW Program. The vehicle should be rated at 1 or ¾ ton and equipped with a Tommy Lift rated at 1000 lbs to support the pick-up of containers. Additionally, the Contractor must provide a forklift. Forklift types may vary depending on local air quality and lift capacity requirements. Unless otherwise stated, the Contractor must provide a forklift with 5,000-pound lift capacity. Forklifts to be used in hazardous environments, such as a TSDF, must be explosion-proof (EX) type for safety. The vehicle and forklift are cost reimbursable OLMs through the CTP process.

C.4.1.1.2  Hazardous Waste Accumulation Point Management

The Contractor shall track all HW containers from time of generation until containers are shipped. The Contractor shall use the AF tracking software, EESOH-MIS.  Management of the 90-day CAP shall include waste consolidation, segregation of HW, management of used oil and off-spec fuel, screen used oil, waste turn-in, facility inspections (at least weekly), container inspections (at least weekly), testing of equipment (at least monthly), contingency planning, preparation for shipment, basic housekeeping, new, used, unusable container management, and facility maintenance work orders.  All non-compatible items collected under contract shall be segregated and kept physically separate from any other items.  The items shall be marked so that they are readily identified to this contract throughout the performance period. The Contractor shall perform and provide all documentation, records, and data to the installation per the HWMP. The Contingency Plan shall be located in the HW CAP at all times. The Contractor shall coordinate on the updates to the plan, and shall notify the MPM of any changes that may impact the compliance status of the plan; e.g. personnel changes etc.

The Contractor shall track the age of all containers in the 90-day storage facility(s). On a weekly basis, the Contractor shall provide a list of containers that have exceeded 45-days of storage time to the COR and Installation MPM.  (CDRL A019)

C.4.1.1.3  Satellite Accumulation Point Assessment

The Contractor shall conduct a cursory compliance assessment at each SAP each time waste is picked up from the SAP, completing a written notice if any discrepancies are observed.  In addition, the Contractor will visit and inspect all SAPs annually and perform a detailed inspection. The base HW MPM will provide guidance on developing a checklist for these inspections tailored from Unit Effectiveness Inspection (UEI) checklists and local guidance.  The Contractor shall make on-site recommendations for corrective actions, and provide the SAP Manager feedback, as well as a copy of the checklist. The Contractor shall provide copies of the results in writing to the MPM, SAP Manager and COR within 72 hours of the assistance visit. (CDRLs A020, A021)

C.4.1.1.4  Data Management and Technical Support

The Contractor shall provide comprehensive technical support for implementing and evaluating the HW program in accordance with AFMAN 32-7002 and other applicable federal, state and local laws.  The Contractor shall perform the following:

- Document all characterization and process descriptions, develop HW profiles in EESOH-MIS, manage the HWAS (CDRL B008)

- All process descriptions shall be reviewed/validated and updated if needed no less than once every year

- Annually review the HWMP and provide report advising base of recommended administrative updates (CDRL A022)

- The Contractor shall maintain, review, and track disposal manifests, Land Disposal Restriction Certifications, Certificates of Destruction, and other shipment documents

- Ensure all manifests and bills of lading are properly completed and signed

- Track shipments by location and type

- Ensure receipt of returned signed manifest within 45-calendar days of shipment date, or prepare an exception report and forward it to the Base for regulatory agency submittal at the respective Installation Environmental office.  File and maintain manifests for a period of three (3) years in an active file (may be electronic files as allowed by AFI 51-301, Civil Litigation). Historical files shall be maintained by the government for 50 years from the date that the Base is closed (CDRL A023)

- The Contractor shall prepare a quarterly HAZWASTE Report that details trend analysis and composition of waste stream, waste generators, and quantities of waste generated (CDRL A024)

- Perform Base-specific HW training to all Base personnel handling hazardous waste to ensure compliance with AFMAN 32-7002, Environmental Compliance and Pollution Prevention, requirements (CDRL B004)

- Provide support in developing and monitoring programs to effectively manage other non-RCRA state regulated waste streams not being managed under other installation programs or protocols including:

  - conducting research and development of policies and procedures that meet these requirements/new regulations in support of the management of non-RCRA waste

- Provide required data to the Base four (4) weeks prior to the due date submission for the Small/Large Quantity Generator (LQG) Quarterly Report. Provide all required documentation and records for the Biennial Report mandated by 40 CFR to the Base five (5) weeks prior to the due date submission required from the installation by the state regulator (CDRL A025)

- Provide all HW data required by the Base necessary for any other miscellaneous reports (e.g., Air Force data calls) one (1) week prior to the required submission date for Base. (CDRL A026)

C.4.1.2  Recycling, Hazardous Waste

The Contractor shall implement protocols to properly dispose, recycle, or reclaim HW as defined by RCRA as appropriate. In addition, the Contractor shall develop recommendations for protocol improvements, and once approved by the AF, implement protocols. The protocols developed shall maximize RCRA authorized exclusions, consolidations, variances, or exemptions to reduce the amount of HW and other regulated waste generated, avoid disposal costs, and improve solid waste diversion rates.

National stock numbered items requiring demilitarization will be recycled through Defense Logistics Agency (DLA), such as specialized lead-acid batteries. On a monthly basis, the Contractor shall report diverted HW (in pounds) to the installation Environmental Office. Please note that off-site shipment and/or disposal is not included in this Task order. (CDRL A027)

The Contractor will also compile and analyze Hazardous Universal, and other regulated waste data for use in continual on-site UW recycling, reduction and minimization efforts. Data shall be used to prepare a Hazardous Waste Management Report. (CDRLs A028, A029)

In accordance with 40 CFR 262.27, Waste Minimization Certification for HW Generators, state and local regulations concerning HW management, minimization, and recycling, the Contractor shall provide services to recycle HW as defined by RCRA regulated HW to reduce the amount of waste generated, avoid disposal costs, and improve the solid waste diversion rate. The Contractor shall also provide services to recycle other regulated waste and materials such as used oil, PCBs and transport of Combat Arms Training and Maintenance expended small arms brass from shops to the CAP, as required. This does not include QRP tasks, only potential transport. This includes all HW recycled under any RCRA exclusions, variances, or exemptions.  Upon completion of activities, the Contractor shall submit a Hazardous Waste Recycling Report to CEIE annually. (CDRL A030)

The Contractor shall manage the following on-site processes. This requirement does not include any direct costs related to off-site recycling activities covered under separate Task order.

- Aerosol Can Puncturing (E, GF, M, O)

- Solvent Distillation (E, M)

- Tank Water Bottoms (E)

Specifically, the Contractor shall manage and maintain the following equipment and on-site processes.

- Aerosol Can Puncturing - The Contractor shall manage and operate an aerosol-puncturing unit used to process used/empty products as scrap metal. This process includes puncturing and processing gas cylinders where safe and economical to do so. The punctured containers shall be recycled as scrape metal and container contents shall be characterized and managed as a solid or hazardous waste and disposed through separate AF contract. The Contractor will be responsible for replacing filters.

- Solvent Distillation - The Contractor will use the still to clean solvent. This includes pouring the used solvent into the distillation machine, securing the lid, and processing the material at the correct temperature. Once the solvent has run through the still, clean solvent can be reused. Clean solvent drums can be stored for an exchange.

- Tank Water Bottoms – Fuel tank water bottoms are collected and brought to HAZMART. The water bottoms are then processed through the Oil/Water separator and then the hydroencapsulation filter.

The Contractor shall also submit a monthly report summarizing the activities performed in support of this effort. (CDRL B008)

C.4.1.3 Recycling, Other Regulated Waste

The Contractor shall manage the following on-site processes. This requirement does not include any direct costs related to off-site recycling activities covered under separate Task order.

- Used Oil Recovery (E, GF, M, O)

- Oil Filter Recycling (E, GF, M, O)

- Absorbents Recycling/Spinning (E, GF, M)

- Anti-freeze Recycling (GF, O)

- Drum Washing/Refurbish/crushing (E, GF, M)

- Shop Rag Recycling/Laundering (M)

Specifically, the Contractor shall manage and maintain the following equipment and track (EESOH-MIS) on-site processes.

- Used Oil Recovery- Tasks are dependent on the base, but examples of the range are as follows: The Contractors help track bulk used oil (including other petroleum products that may be off spec) held at shops. When the shop capacity is met, a local energy service recovery hauler is called by Contractors to bring a bulk tank with a vacuum pump. An alternative is: Maintenance personnel brings oil bowsers/drums etc into HAZMART. HAZMART personnel transfers oil and then is put into a larger storage tank. HAZMART personnel coordinates with used oil hauler for pickups at HAZMART as well as various locations on base. Attachment D shows the average annual recovery efforts.

- Oil Filter Recycling - Oil Filter Recycling - The Contractor shall manage and operate an oil filter recycling program to include on-site or off-site recycling as the method of disposal. If available, the Contractor will crush and properly drain the oil filters to avoid dripping liquids. Oil filters must be crushed and the container free of liquid before it is sent offsite for recycling.

- Absorbents Recycling/Spinning – HAZMART personnel spin out pads in the centrifuge. After the oil is spun out, pads can be thrown out in the regular trash. Hazardous pads need to be collected and sent out as hazardous waste on the DLA contract.

- Anti-freeze Recycling - The Contractor will organize shops to store used anti-freeze until the Contractor can assess if the liquid is gently used and available for recycling. If recycling the material is reasonable, then the Contractor will collect, combine and store at the CAP until pickups.

- Drum Washing/Refurbish/crushing - The Contractor shall operate drum washing and crushing equipment. Reusable drums shall be made available for reuse by the shops, and unusable drums shall be washed, crushed and turned in for scrap metal to the installation by the Contractor

- Shop Rag Recycling/Laundering - The Contractor shall provide services to recycle other regulated waste and materials including Rag Recycling Program Management and physically recycling rags.  The rag program will be operated at a single, designated location (e.g., CAP), and will include an exchange program such that users, after initial participation in the program, must turn in used rags in order to receive fresh rags. The Contractor shall plan, develop, implement, and maintain a rag recycling program for maintenance and CE base shops.  The Contractor shall be familiar with the proper management and requirements associated with these materials in accordance with federal, state and AF Instructions.

The Contractor shall also submit a monthly report summarizing the activities performed in support of this effort. (CDRL B008)

C.4.1.4  Reports, HW- Services for this section are included in 2.5.1.1

The contractor shall provide all documentation, records, and data in a timely manner that shall not impede the installation from performing required reports.  The contractor shall provide all required documentation and records for the Biennial Report mandated by 40 CFR to the installation five (5) weeks prior to the due date submission to the State regulator.  The contractor shall provide all HW data required by the installation necessary for any other reports (e.g., AF data calls, State or EPA) one (1) week prior to the required submission date for the installation.  (CDRL A025, A026)

C.4.1.5  Supplies, HW

The Contractor shall provide all supplies required for the management and implementation of the installation HW program. Required supplies for HW management may include packaging materials, portable spill supplies, personal protective equipment, tools, scales, instruments, calibration certifications, absorbent pads, booms, drums, liners, containers, neutralization agents, and container labels/markers to mark and ship hazardous waste in compliance with DOT, state and federal regulatory requirements. An inventory will be taken at the beginning and end of the contract to ensure the levels of supplies remain the same as when the contract started to the end of the last option year. Attachment D shows historical supplies data.

C.4.1.6  Plan Update, HW Contingency

The Contractor shall provide all labor, materials, and expertise necessary to update the current Contingency Plans for each installation annually using the format already established. Ellsworth AFB, Grand Forks AFB, and Minot AFB Contingency Plans and Quick Reference Guides (QRG) are in place and require annual updates. (CDRL A031)

The Contractor will collect all required information from the HW generators and MPMs to update and/or confirm the QRG information as required by 40 CFR 262.262 - 263. MPMs will provide needed information to assist the Contractor with the updates. Each QRG will be unique to the specific SAP. The QRG will include all eight elements that are critical to local responders when an emergency is occurring at a facility.

Offutt specific: The Contractor shall provide all labor, materials, and expertise necessary to develop a RCRA Contingency Plan in OY1 of the contract. The Contractor shall also develop, review, and deliver QRGs for each location identified by the government as a SAP, as required by 40 CFR 262.262. The Contractor will collect and verify all required information from the SAP, HW generators, and MPM. Each QRG will be unique to the specific SAP and include all eight elements that are critical to local responders when an emergency is occurring at a site. (CDRL A032)

C.4.1.7  Plan Update, HW Management Plan

The Contractor shall assist the MPM with the annual review to update the HWMP for Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB using the AF-standardized format in accordance with AF policies, timelines, platforms, and formats using the most current approved AF template currently located on eDASH in the Tool for Environmental Management Plans (T-EMP). The plan update will require a complete review to ensure compliance. Review requirements include but are not limited to items such as waste analysis plan, training plan, emergency response plan, waste stream inventory, collection site inventory, and waste profiles. The Contractor will have knowledge of applicable state regulations and AF Instructions. At a minimum, the plans (to include updates to Waste Analysis Plan, relevant sections of the QAPP, Base Contingency Plan) are reviewed and updated on an annual basis. Updates shall ensure the installation plan is current with state and federal regulations, installation HW program management practices, procedures, inventories, processes, locations, generator sources, waste analysis, roles and responsibilities, training, record keeping and reporting, marking and DOT labeling, environmental management system requirements, installation specifics and safety. (CDRL A033)

C.4.1.8  Supplies, Spill Response- Not Applicable

C.4.2 – TASK 2 - HAZARDOUS MATERIAL MANAGEMENT

The contractor shall perform services in support of HM management and in compliance with the HMTA, CERCLA, RCRA, Emergency Planning and Community Right-to-Know Act (EPCRA), Occupational Safety and Health Administration (OSHA); all other applicable federal, state, and local laws and regulations; related DoD and DAF directives (DAFI 32-7001 and AFMAN 32-7002 and guidelines included in the Hazardous Materials Management Process Playbook); and installation-level protocols, policies, and plans. HM management services shall include, but are not limited to:

- HM product research, evaluation, and substitution recommendations

- Assistance with process authorizations and tracking System Authorization Access Requests (SAARs)

- Maintenance of HM control and/or tracking systems including Authorized User Lists (AULs)

- Data quality maintenance and technical use support on the use of HM AF Management Information Systems or web-based management tools (e.g., EESOH-MIS, and/or eDASH/SharePoint)

- Inspection of HM storage locations

- Development of compliance training

- Identifying and inventorying HM

- Obtaining, filing, and posting of Safety Data Sheets (SDSs)

- Support in the preparation of Toxic Release Inventory (TRI) Reports and other reports required by EPCRA

- Assist operations and management of the HAZMART Pharmacy (HAZMART)

- Assist the Hazardous Materials Management Process (HMMP) Team

- Work on reduction of excess/expired HM prior to approval in EESOH-MIS to reduce HW, and

- Reduction of excess/expired HM on hand.

The contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.2.1  Installation Hazardous Materials Program Support

The Contractor shall support the Installation Hazardous Material Manager (IHMM). This includes support and training on the EESOH-MIS, data management, metric reporting, training, and other Civil Engineering (CE) / HMMP Team Lead responsibilities under AFMAN 32-7002, Environmental Compliance and Pollution Prevention, to ensure data quality is maintained. The Contractor shall follow the guidelines provided in the Hazardous Material Playbooks. The Contractor shall support HM meetings to include assisting with meeting agendas, meeting minutes, notes and action items, as requested by Base. This could include attending CEIE staff meeting if requested by the Base. (CDRLs B002, B003, B004)

As part of the Installation Hazardous Materials Program (IHMP) Support, the contractor shall perform the following functions.

C.4.2.1.1  Process Authorization

The Contractor shall provide technical support required to ensure hazmat management and tracking occurs in EESOH-MIS as part of the HMMP. The contractor shall assist as an Environmental Reviewer for Process Authorizations submitted in EESOH-MIS. The contractor shall evaluate, at a minimum, environmental, fire protection, and emergency response risks of, and control options for, materials by performing process-specific authorizations in EESOH-MIS.

The Contractor shall assess the materials to determine the level of tracking required (i.e., process specific, blanket, or exempt).

[Note: Process authorization considerations are listed in the CE hazmat playbook. Process authorizations for HM submitted by the Contractor must take into account the inputs from the Bioenvironmental Engineering and Safety offices regarding potential health and safety risks to government personnel and resources. CE is the only authorizing office that can approve or disapprove a HM authorization submitted by the Contractor. Therefore, CE must, at a minimum, assess whether the authorized Contractor HM usage may cause violations of environmental, fire protection, or emergency response requirements or create health and safety hazards. Concerns or disapprovals of authorizations must be worked through the MPM.]

As part of this support, the contractor shall accomplish the following:

- As necessary, the Contractor shall assist shops with submitting a Process Authorization request. The Contractor shall immediately identify any suspect or potential unauthorized HM to the IHMM.

- The Contractor will provide support to base environmental MPMs and identify process improvements and deficiencies in HMMP

- The Contractor shall ensure processes exist for tracking all hazmat in EESOH-MIS entering the installation(s). All shops using hazmat must have a servicing Hazmat Tracking Activity (HTA) (also known as a HAZMART) where hazardous material tracking is performed in EESOH-MIS from the time it enters the installation until it is moved off the installation for disposal, reuse, or otherwise consumed by use. This includes hazardous material used by units deployed to the installation. The Contractor shall not operate organizational HTAs but shall assess organizational HTAs to verify appropriate tracking of material

- The Contractor shall review and comment on hazardous material documents on behalf of the installation(s). The Contractor shall recommend local guidance for authorization and tracking of hazardous materials, as necessary.  The Contractor shall monitor SDSs to ensure those in use are current and maintain accuracy

- The Contractor shall assist the HTAs to establish a quality control system to verify that issued containers are properly cleared in EESOH-MIS if the installation HMMP team decides to use the EESOH-MIS manual decrement/consumption functionality. The Contractor shall perform quality control functions to properly identify items as possible HAZMATs to prevent inadvertent procurement or issue transactions for unauthorized materials. If the installation(s) manually decrements, the Contractor shall perform an annual reconciliation of shop-level inventory to ensure on-hand quantities match EESOH-MIS quantities

- The Contractor shall notify IHMM if an HTA and/or shop are not properly tracking hazmat in the EESOH-MIS.

- The Contractor will conduct HAZMART audits and site visits. The Contractor will prepare HMMP meeting minutes (CDRL B002)

- The Contractor shall monitor organization use of EESOH-MIS to ensure hazardous material is properly tracked to include the use of shelf-life management and Disposition Requests. The Contractor will assist in minimizing HAZMAT usage or waste by reusing/redistributing excess HAZMAT on base to other AF bases, or through the DLA.

- The Contractor shall provide training in support of the IHMP, such as EESOH-MIS user training, Shop Familiarization, and General HMMP Familiarization. All training shall have clearly described objectives and course content sufficient to meet each objective and a method to determine the training objective was met. Training may consist of student handout materials, computer-based learning or other methods that produce consistently reliable training results. The method of delivery can be desk-side, hands-on, classroom, workshop, or briefing. The Contractor shall use AF-developed training templates and material where available and update Environmental databases to maintain records (CDRL B004)

The Contractor shall submit a monthly report summarizing the activities performed in support of this effort. (CDRL B008)

C.4.2.1.2  Installation Administration / User Management for EESOH-MIS

The Contractor shall provide technical support to the installation Administrator for EESOH-MIS. This includes training and providing technical support to EESOH-MIS users, and when necessary, acting as the liaison to the EESOH-MIS help desk (note: this does not preclude installation EESOH-MIS users from contacting the help desk). The Contractor shall have the capability to generate reports and “mine” data as required by installation users. The Contractor shall keep a log of individuals who received technical support and/or training and submit to the Base in the monthly report.

The Contractor shall assist in tracking users and ensuring all SAAR forms are up-to-date, accurate, and properly approved by a government official. The Contractor shall perform an annual SAAR validation and report results to the installation HMMP and AFCEC. The Contractor shall track EESOH-MIS access by users in accordance with the security policy. The Contractor shall track whether EESOH-MIS users are trained on updates to EESOH-MIS.

The Contractor shall submit a monthly report summarizing the activities performed in support of this effort. (CDRL B008)

C.4.2.1.3  Compliance Site Visits – HM

The Contractor shall conduct an annual compliance Site Assistance Visit (SAV) at each hazmat customer storage facility during the performance of the contract to ensure each shop is following the correct processes. Follow-up visits will be required if deficiencies are identified to ensure that they are correct. The Contractor shall provide a monthly report detailing the SAV sites visited, issues found, dates of follow up visits if issues were found, and details on what was recommended to the shops during those visits.  The Contractors will verify that hazmat purchases are tracked.  The Contractor shall complete standardized electronic checklists, make on-site corrections, and provide the shop Environmental Coordinator feedback, as well as a copy of the electronic checklist.  Based on direction from the Contracting Officer Representative (COR), the service provider shall re-inspect any non-complying unit.  The service provider shall provide compliance recommendations as defined in the standardized electronic checklist in writing to the Environmental Coordinator and QA Personnel within 1 week of the assistance visit. (CDRL A035)

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.2.1.4  EPCRA Data Management/Collection

The Contractor shall create and deliver reports from EESOH-MIS for various regulatory reporting requirements and to maintain program and data quality. Specifically, the Contractor shall compile all data necessary to accomplish EPCRA reporting. (CDRL A036)

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.2.2  Reporting, EPCRA

The Contractor shall provide engineering and technical services to support the P2 program such as establish inventories (annual volumes and on-hand) and reporting for hazardous materials and waste streams in compliance with EPCRA Reporting requirements in 40 CFR 350 – 372. The Contractor shall create and deliver reports from EESOH-MIS for various regulatory reporting requirements and to maintain program and data quality.  Specifically, the Contractor shall compile all data necessary to accomplish EPCRA reporting.  This shall include data for Tier I/II, and TRI/Form R’s. When compiling the EPCRA chemical inventories specified in this section, the Contractor shall gather data from all available sources.

The Contractor shall complete a separate EPCRA Section 313 inventory for each facility to identify all nonexempt OSHA hazardous chemicals (i.e., chemicals which require a SDS) and all nonexempt Extremely Hazardous Substances (i.e., chemicals and chemical categories listed under 40 CFR 355) which were either manufactured, processed, or otherwise used at each facility during Calendar Year (CY) in quantities which exceeded the respective thresholds. (CDRL A037)

The Contractor shall complete a separate EPCRA Section 311/312 inventory for each facility to identify all nonexempt OSHA hazardous chemicals (i.e., chemicals which require an SDS) and all nonexempt Extremely Hazardous Substances (i.e., chemicals listed under 40 CFR 355) that were present on each facility at any one time during the current CY. (CDRL A038)

The Contractor shall complete forms necessary (Form R for Section 313 and Tier II “Emergency and Hazardous Chemical Inventory” for Section 311/312) to address all chemicals that exceeded the applicable thresholds. The Contractor shall submit a draft electronic copy of all required forms/reports to the MPM with sufficient time (2 weeks) to review and submit to regulatory offices prior to compliance due dates.  (CDRL A039, A040)

A report shall also be developed to defend non-reporting determinations as well as reported data document data sources used; all chemicals and chemical categories which exceeded the applicable thresholds; calculations and conversions performed to quantify reportable chemicals; and the rationale for any exemptions applied. (CDRL A041)

C.4.2.3  IHMP Support, Supplies

Supplies are required for hazardous materials management IAW with AFMAN 32-7002, Environmental Compliance and Pollution Prevention.  The Contractor shall provide the funds to purchase and maintain equipment per manufacturer’s specifications required to support IHMP. The Contractor is required to support compliance or conservation field activities to include details concerning all supply and equipment purchases, and projected maintenance costs. Attachment D shows historical supplies data.

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.3  TASK 3 - ENVIRONMENTAL SAMPLING AND ANALYSIS

The Contractor shall consult the latest version of the DoD Environmental Field Sampling Handbook, the Uniform Federal Policy for Quality Assurance Project Plans (UFP-QAPP), the Drinking Water Surveillance Technical Guide, and DoD policy pertaining to environmental sampling, laboratory testing operations, and data quality prepared by the DoD Environmental Data Quality Workgroup (https://denix.osd.mil/edqw/). The Contractor shall measure, sample, analyze, test, and monitor media IAW-approved QAPPs that include appropriate Optimized UFP-QAPP Worksheets that encompass the field sampling plans and other checks for sampling, analysis and monitoring (SAM) completeness (https://www.epa.gov/fedfac/optimized-uniform-federal-policy-quality-assurance-project-plans-worksheets). The Contractor is responsible for complying with the SAM requirements of permits in effect during the period of performance. SAM for the Task order shall include continuous and/or discrete measuring, sampling and analysis of surface water, influent, effluent, process streams, leak detection systems, air emissions, soils and any other environmental or process media as specified in this section.

The Contractor shall provide all required supplies. The Contractor shall create and maintain written and electronic records as required by regulations and permits. Data shall be input into appropriate information systems, such as the DAF Water Enterprise Tracking (WET) system, and the US Environmental Protection Agency (USEPA) and/or state reporting systems. In order to verify the laboratory data, the Contractor shall designate a Contract Quality Assurance Manager (QAM) and a Project Chemist. The Contractor shall select laboratories that comply with applicable DoD, DAF, federal, state, and local standards, and requirements to include certification and accreditation programs, as applicable (i.e., DoD Environmental Laboratory Accreditation Program (DoD ELAP) certification). The Contractor shall select laboratories with analytical capabilities sufficient for the methods specified in approved QAPPs and with adequate throughput capacities.

SAM shall be performed using standardized methods such as those prescribed in the following:

- Test Methods for Evaluating Solid Wastes, Physical/Chemical Methods (SW-846), current edition

- 40 CFR 136, Guidelines Establishing Test Procedures for the Analysis of Pollutants

- Standard Examination of Water and Wastewater, current edition

- 40 CFR 60, Appendix A, USEPA Test Methods.

Contractors may perform laboratory and field tests of environmental monitoring and testing equipment that may include validation of manual/instrumental methods, continuous monitors, leak detection systems, calibration, analytical support, and mathematical models using the USEPA, American Society for Testing and Materials (ASTM), and/or equivalent procedures specified by the government. The Contractor shall ensure the defensibility of test and analytical results through execution of scientifically sound activities including Project Quality Objectives as outlined in the appropriate sections of approved QAPPs prepared IAW UFP-QAPP.

Equipment used and maintained IAW AFMAN 21-113, Metrology and Calibration Program Management, and records created from this information must be specified.  Equipment calibration must be tracked and monitored. Records shall be maintained with equipment or in shops. Calibration records shall also be entered into appropriate information systems such as the WET system and eDASH as required. (CDRL A042)

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

Attachment D shows historical sampling data for the sections listed below.

C.4.3.1  SAM, Waste Characterization

The Contractor shall provide SAM services (i.e. sampling and analysis including all associated sampling supplies) to support HW characterization and the HW program IAW state and federal regulations and permits. Specifically, HW disposal as required by 40 CFR 261, Identification and Listing of Hazardous Waste. Specifically, the Contractor shall collect and have analyzed samples from containers for HW characterization.

The Contractor shall verify storage, transportation and disposal requirements. The Contractor shall provide the results to Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB with all proper documentation. For routine HW SAM, Waste Characterization, the Contractor shall provide results and summary sheets from Hazardous Waste SAM Waste Characterization within 30 days of sampling event to the MPM. The Contractor shall upload waste characterization samples using a Staged Electronic Data Deliverable (SEDD) to EESOH-MIS, in coordination with the installation(s). (CDRL A044, B010)

C.4.3.2  SAM, Air -Not Applicable

C.4.3.3  SAM, NPDES / Other Wastewater

The Contractor shall provide SAM services of domestic and industrial wastewater outfalls as required by the SWPPP, National Pollutant Discharge Elimination System (NPDES) permit, and CWA. The Contractor shall upload NPDES sampling results into the AF WET system, in coordination with the installation. The Contractor shall provide results and summary sheets within 30 days of sampling event to the MPM. (CDRL A045, B010)

C.4.3.4  SAM, Storm Water

The Contractor shall provide SAM services of stormwater as required by the Storm Water Pollution Prevention Plan (SWPPP), installation stormwater permits, and CWA, and in support of Energy Independence and Security Act (EISA) Section 438 stormwater requirements. Specifically, the Contractor shall perform site evaluations and SAM operations that will provide information characterizing the stormwater pollution effluents at the installation(s) to determine the status of compliance. The Contractor shall evaluate, and sample as necessary, outfalls and industrial areas as defined the SWPPP/Storm Water Management Plan (SWMP)/Multi-Sector General Permit (MSGP). The Contractor shall sample all outfalls with the frequency identified in the aforementioned plans. The Contractor shall collect and analyze stormwater samples in accordance with each installation’s stormwater permits and plans, in such a way as to identify compliance or non-compliance with the permits and plans. The Contractor shall upload stormwater sampling results into the AF Water Enterprise Tracking (WET) system, in coordination with the installation(s). When reporting to regulatory agencies is required, the Contractor shall complete regulatory agency required report forms and provide to installation(s) for approval.  The Contractor shall submit approved data by the due date in accordance with the permit. (CDRLs A046, A047, B010)

C.4.3.5  SAM, LTM, RCRA Closures-Not Applicable

C.4.3.6  SAM, Permitted Landfills-Not Applicable

C.4.3.7  SAM, RCRA Permitted TSDF-Not Applicable

C.4.3.8  SAM, Toxics-Not Applicable

C.4.3.9  SAM, P2-Not Applicable

C.4.3.10  SAM, Leak Detection-Not Applicable

C.4.3.11  Supplies, SAM-Not Applicable

C.4.3.12  SAM, Drinking Water-Not Applicable

C.4.3.13  Long Term Groundwater Monitoring -Not Applicable

C.4.4  TASK 4 - AIR QUALITY

The Contractor shall perform services in support of the DAF Air Quality Compliance and Resource Management Program and in compliance with the Clean Air Act (CAA); other applicable federal, state and local laws and regulations and related DoD and DAF directives (including AFMAN 32-7002 and the Air Quality Program Management Playbook). These services shall include, but are not limited to:

- Performing AQ monitoring

- Recordkeeping which includes source data collection

- Recordkeeping including updating and maintaining the DAF Air Program Information Management System (APIMS), maintaining AQ related records, and preparing and maintaining air emissions inventories (AEIs) including criteria pollutants, greenhouse gases (GHG), hazardous air pollutants (HAPs), comprehensive triennial updates for potential to emit (PTE), emissions inventory questionnaires (EIQs), QA/QC Refrigerant inventories through APIMS, and field verification with Global Positioning System (GPS) mapping of stationary sources IAW AFI 32-10112, Installation Geospatial Information and Services, and data validation;

- Permit decomposition and compliance assessments

- Reporting including facility operating reports

- National Emissions Standards for Hazardous Air Pollutants (NESHAPs) reports, New Source Performance Standards (NSPSs) Reports, Air Permit Compliance Reports, Title V specific reports, Semi-Annual Deviation Reports, annual permit compliance certifications, and other reports required by applicable AQ regulations

- Assessing and preparing for emerging AQ requirements such as new Reasonably Available Control Technology (RACT), Best Available Control Technology (BACT), Lowest Achievable Emission Rate (LAER), and Maximum Achievable Control Technology (MACT) standards for compliance

- Assessing and assuring compliance with NESHAPs and NSPSs, such as those pertaining to external and internal combustion sources

- Providing data collection, data entry, and data updates to the DAF Air Conformity Applicability Model (ACAM) for EIAP actions

- Performing Quality Assurance/Quality Control (QA/QC) reviews on data entry in APIMS from source logs and providing associated reports

- Providing local operational and technical assistance for the appropriate use of APIMS

- Preparation of new or modifications to existing air permits

- Developing/updating shop-level AQ training materials

- Conducting AQ shop-level training

- Performing all required sampling and analysis requirements including testing and evaluating sources required by permit, regulations, and enforcement orders, and NESHAP/NSPS compliance support

- Providing technical support for optimization of air monitoring systems or equipment

- Providing support for implementation of vehicle inspection and maintenance (I/M) programs

- Providing guidance on responses to regulator inquiries

- Researching regulatory requirements

- Performing other activities required by Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB air permits and applicable AQ regulations

- The Contractor must prepare data in a format suitable for input into USEPA’s GHG Reporting Tool (e-GGRT) or separate report depending on State regulations.

The Mandatory Greenhouse Reporting Rule (40 CFR 98) for GHGs consist of six well-mixed gases—carbon dioxide, methane, nitrous oxide, sulfur hexafluoride (SF6), hydrofluorocarbons, and perfluorocarbons. The Contractor shall perform and maintain gas-insulated switchgear equipment inventory, and report annual emissions of SF6 gas emissions as part of the GHG reporting, or as a separate report, depending on state regulations. The Contractor will provide a list of SF6 equipment recommended for removal associated with Green House Gas emission reduction. If applicable thresholds are reached, the Contractor must prepare and submit data in a format suitable for input into USEPA’s GHG Reporting Tool (eGGRT). Additional instructions can be found in the USAF Guide to the Mandatory Greenhouse Gas Reporting Rule and Greenhouse Gas Tailoring Rule. Some state regulatory agencies may also require GHG reporting to their own system. When applicable, the Contractor shall prepare and/or update GHG Monitoring Plans using the USAF Greenhouse Gas Monitoring Plan Template. (CDRL A048)

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.4.1  Assessment, Air

The Contractor shall conduct opportunity assessments for a specific class, type or category of emissions, equipment, and/or processes. The assessment shall include, but not be limited to, factors such as, applicable and proposed rules and regulations, impact to mission, cost, feasibility, future developments in technology, regulatory climate, and the compliance burden relative to each installation’s Risk/Aspect Inventory, plans and permits, Environmental Action Plans, Environmental Management System, Enforcement Actions, Inspections and subsequent findings.

C.4.4.1.1  Assessment, Air, NAAQS

The Contractor shall evaluate new and/or emerging Air Quality (AQ) compliance requirements. The Contractor shall document requirements analysis requests from the MPM to analyze and document existing compliance practices (i.e., processes and procedures) associated with the requirements analysis reviews and make recommendations on how EAFB, GFAFB, MAFB, and OAFB, and its disaggregated tenant organizations may comply with new requirements by utilizing available technologies, approved compliance tools, and best practices to streamline processes and procedures and reduce new and/or emerging compliance risks.

The Contractor shall support each installation in evaluating new and emerging regulatory requirements to assure that each installation has access to tools that adequately support compliance with all CAA, state, and local regulations. The evaluation will research applicable new and/or emerging regulations against the AQ source inventories, identify potential budgetary and mission impacts, and also corrective air quality compliance requirements. The scope includes an assessment of any new and/or emerging federal, state, or local rules and regulations on a task-by-task basis. The Contractor shall document their findings and recommendations in technical reports to be used as a reference when preparing to implement new compliance management practices. When exercised, this requirement will be executed with a contract modification to refine and clarify the scope and deliverables needed to comply with new and/or emerging requirements. This includes, but is not limited to: Transportation Demand Management Plans, RACT/BACT/LEAR Analyses, Pollution Reduction Plans, Hydro-fluorocarbon Phase-out Plans, Ozone Precursor Reduction Plans, Federal Sustainability Plans, , State Implementation Plans, and Environmental Justice standards. This clarification will be driving new enhanced permitting, modeling and monitoring requirements. The Contractor shall provide up to a maximum of 1 of these assessments per base annually.

C.4.4.1.2  Air Conformity Applicability Assessments

The Air Conformity Applicability Model (ACAM) is the USAF’s only authorized application for performing air quality environmental impact assessments under the Environmental Impact Analysis Process (EIAP) which includes requirements under the National Environmental Policy Act (NEPA) and the General Conformity Rule. The Contractor shall provide expertise, assistance and support to MPMs by completing ACAM assessments for Air Quality EIAP, NEPA and General Conformity compliance. This support may include, but is not limited to, remote support in AF EIAP Guide Level I and II assessments as required under 40 CFR 93 Subpart B, 32 CFR 989, AFMAN 32-7002, and IAW AF EIAP Guide for system authorization requests. The Contractor shall provide up to a maximum of 3 per base Air Quality EIAP Assessments annually. (CDRL A049)

The Contractor shall complete a DD Form 2875 (SAAR) for ACAM access at ACAM URL: https://www.aqhelp.com. After completing and securing supervisory approvals for the SAAR, it shall be sent to the AFCEC/CZTQ Air Quality SME for approval and processing.

C.4.4.2  Inventory, Air Emissions Inventory (AEI) Data Management

The Contractor shall perform Refrigerant and AEI updates (i.e., review and validate APIMS data is representative of current installation conditions) at least annually, as determined by the applicable air permits and USAF policy and guidance IAW federal, state, and local requirements (i.e., DAFMAN 32-7002, Air Emissions Guide for Air Force Stationary Sources, Air Emissions Guide for Air Force Transitory Sources, Air Force Potential to Emit Guide, APIMS AEI Procedures, Air Force Air Quality Environmental Impact Analysis Process Guide-Volumes 1 and 2). The Contractor shall perform a comprehensive AEI update on all stationary sources for actual and potential to emit (PTE) emissions on a triennial basis as required by DAFMAN 32-7002.

Comprehensive stationary AEI and PTE updates shall encompass all air emission sources at the installation(s) and all associated remote sites, including permitted and non-permitted units, as applicable. All AEIs shall be complete and accurate and accomplished through APIMS and shall include criteria pollutants, its precursors, hazardous air pollutants, other state/local toxic air pollutants, ozone depleting substances, refrigerants, and GHG. Along with the compendium of AEI reports generated from APIMS, the Contractor shall draft a written AEI report that provides a background of the installation, its activities as it relates to the inventory, prior AEIs conducted, applicable pollutant categories, a summary of source categories, summary emission tables, regulatory status based on emission summaries, source information utilized to develop the inventory, emission factors and assumptions used for each emission source category, a summary of new and removed sources since the previous AEI, trend analyses, and all references used to develop the inventory. An Air Emissions Equipment Inventory Report shall be available to the Contractor identifying and documenting the attributes of stationary sources releasing regulated air pollutant emissions for each Calendar Year Attachment D (Environmental Regulation Program Details) provides a summary of AEI deliverables required for each AFB. (CDRLs A050, A051, A052, A053)

The Contractor shall conduct data entry and validate the use of algorithms for emission calculations to conform to DAF Source Guides and/or permit requirements, as necessary. The Contractor shall use information from all AQ operating permits and other applicable AQ information for stationary sources. The Contractor shall provide the state AEI in the correct format/forms as required by each respective state. The Contractor shall not include portable, transient, or non-road sources in the Stationary AEI unless these sources are specifically defined as stationary sources by the state. The PTE shall include criteria pollutants, its precursors, and hazardous air pollutants for stationary sources only. Transient (temporary) sources (e.g., prescribed burns, construction, etc.) shall not be included in the AEIs or PTE. The Contractor will ensure inspection and maintenance (I/M) records for the Air, Refrigerants and Power modules are loaded into APIMS and systematically checked. This includes QA/QC refrigerant equipment and engine inventories, cylinder inventories, oil analysis and service records are correctly entered by either the Contractor or shop personnel. This ensures the APIMS Air, Refrigerants, and Power modules are being used properly and appropriately for tracking, monitoring, and recordkeeping requirements. All work must be in accordance with AFMAN 32-7002, Environmental Compliance and Pollution Prevention; the most current emission factors and algorithms found in the respective USAF Source Guides; and all operating permits.

Prior to performing the Engine and Refrigerant inventories and AEI / PTE updates, the Contractor shall perform, in coordination with each CES/CEI, 100% field verification of equipment and emission sources on an annual basis to confirm locations and attributes. The results of the field verification inspection will be used to confirm locations and attributes of the equipment to be incorporated in the current annual comprehensive AEI effort. The Contractor shall be equipped to perform mobilized APIMS computing in the field. The Contractor shall be responsible for documenting verified locations and updating changes. If, in the course of the verification, previously unknown (not currently in APIMS) or discontinued emission sources or equipment are found, the Contractor shall document the new/decommissioned sources and obtain the information required for a complete inventory. The Contractor shall perform an in-depth QA/QC validation on all major emission sources and emission source categories that make up the majority of the AEI emissions annually, as directed by the MPM. When directed by the MPM, field verification shall include GPS mapping for the coordinates of stationary sources IAW AFI 32-10112, Installation Geospatial Information and Services. (CDRLs A054, B001)

The Contractor shall be responsible for documenting verified locations by taking pictures of sources and accompanying boiler plates identifying make/model/size, etc. for a photo inventory log and APIMS inclusion.  The Contractor shall develop a Microsoft Power Point photo inventory log using the images captured during the AEI Site Visit. The Contractor shall upload source photos to APIMS. The photo log will require a draft, with a two-week review period for comments from the installation and AFCEC. A final report shall be provided in both Power Point and PDF format.  The Contractor shall submit a quarterly summary of activities performed in support of the field verification inspections to include refrigerant and engine inventories. (CDRL A055)

The Contractor is required to have access and experience with the APIMS and EESOH-MIS databases to complete this task. APIMS and EESOH-MIS are DoD Common Access Card (CAC) enabled, therefore a CAC is required to perform AQ recordkeeping, AEIs, and reporting functions. APIMS provides access to a partially completed DD Form 2875 (SAAR) at APIMS URL: https://apims.af.mil/apims.

C.4.4.3 Permit Renewal, Air

The Contractor shall provide comprehensive technical and engineering support to prepare applications to renew, modify, and add equipment and processes to local permits for Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB. The Contractor shall review the current permits and applications, validate the permit conditions, identify new processes and equipment that were not previously included in the existing permit, and prepare an application for renewing and/or modifying the permit incorporating the new processes and equipment. Permit modifications may include administrative or minor modifications, major modifications, insignificant and significant modifications. Some limited permit applications may involve a detailed review of regulation applicability, BACT determination, New Source Review (NSR) to assess emissions offset applicability or netting, Health Risk Assessment (HRA), public notice requirements and dispersion impact modeling. General guidance is available in the following: the Air Permitting Guide for Stationary Sources at Air Force Installations; Air Force Potential to Emit (PTE) Guide; New Source Review (NSR) Guide for Air Force Installations.

The Contractor shall first determine if an exemption to permitting applies after reviewing current operations and AF procedures.  When required, a technical memorandum, exemption notification, or exemption application shall document the basis for permit exemption for particular air emission sources.  To aid in the assessment of permits, the Contractor shall maintain all permits in a readily accessible manner for distribution via electronic mail and hard copy.  In accordance with DAFMAN 32-7002, Environmental Compliance and Pollution Prevention, current versions of all permits shall be uploaded to APIMS within 5-days of receipt of the official permit. (CDRL A056)

In the event of a need to file an application for a variance in permit condition occurs, the Contractor shall prepare the application package for a variance in accordance with local rules and regulations. Participation at the variance board meetings shall be made at the request of the MPM.  The Contractor shall also provide advice concerning AQ regulations and prepare written responses to a notice to comply (NTC) or notice of violation (NOV).  The draft variance application and NTC/NOV response notifications shall be submitted to the MPM for review and signature approval authority.  (CDRLs A057, A058)

The Contractor shall assist installations in planning necessary and appropriate projects and permit management to meet all regulatory compliance deadlines including modifications to permits, equipment or operation procedural changes, preparing required documentation, and recordkeeping. The Contractor shall provide technical support to address and implement specific new and/or changed regulatory requirements, determine impacts to air emission sources and permits on the base, research control technologies required to retrofit sources for compliance, and estimating the cost involved to implement the retrofit.  The Contractor shall maintain currency in local, federal, and state rule developments, consult with AF on new requirements, draft formal comments on proposed rule changes, and update AF personnel on change requirements and compliance strategy.  (CDRL A059)

The Contractor shall prepare the application to renew existing permits for the installation(s) as required by Federal and State regulations. The Contractor shall review the initial permit application that was submitted previously, validate/update the previous permit conditions, identify new processes and equipment that were not previously included in the existing permit, assess applicable alternative operating scenarios (AOS), and prepare the renewal application incorporating the AOS and prepare an application for renewing the permit incorporating the new processes and equipment. The air permit application shall be submitted for review and comment by the appropriate MPM and AFCEC. The Contractor shall incorporate AF comments and deliver a Final permit application renewal preferably 60 days but not less than 45 days for document review and routing for commander signature prior to permit deadline.

C.4.4.3.1  Permit Renewal, Synthetic Minor, Ellsworth AFBs

The Contractor shall prepare the application to renew the Synthetic Minor permit for Ellsworth AFBs, respectively, including information gathered during the annual AEIs, as detailed in Section 2.5.4.2. The Contractor shall review the Synthetic Minor permit application that was submitted previously for each base, validate/update the previous permit conditions, identify new processes and equipment that were not previously included in the existing permit, and prepare an application for renewing the permit incorporating the new processes and equipment IAW the conditions of the Synthetic Minor permit. The Contractor shall submit the renewal package preferably 60 days but not less than 45 days for document review and routing for commander signature prior to permit deadline. (CDRL A060)

C.4.4.3.2  Permit Renewal, True Minor, Grand Forks AFB

The Contractor shall prepare the application to renew the Minor permit for Grand Forks AFB, including information gathered during the annual AEIs, as detailed in Section 2.5.4.2. The Contractor shall review the Minor permit application that was submitted previously, validate/update the previous permit conditions, identify new processes and equipment that were not previously included in the existing permit, and prepare an application for renewing the permit incorporating the new processes and equipment IAW the conditions of the Minor permit. The Contractor shall submit the renewal preferably 60 days but not less than 45 days for document review and routing for commander signature prior to permit deadlines. (CDRL A061)

C.4.4.3.3.  Permit Renewal, Title V, Minot AFB

The Contractor shall prepare applications to renew, modify, and add equipment and processes to local permits for Minot AFB. The Contractor shall prepare the application to include information gathered during the annual Title V maintenance. The Contractor shall review the initial Title V permit application that was submitted previously, validate/update the previous permit conditions, identify new processes and equipment that were not previously included in the existing Title V permit, assess applicable alternative operating scenarios (AOS), prepare the renewal application incorporating the AOS, and prepare an application for renewing the Title V permit incorporating the new processes and equipment. (CDRL A067)

During the appropriate renewal period of approximately one year prior to submittal, the Contractor shall prepare draft renewal applications. The draft applications shall contain the required forms and all information that is needed to review and process the Title V applications. The Contractor shall perform all necessary emission calculations, modeling, rule applicability analysis, Lowest Achievable Emissions Rate (LAER) / MACT / BACT comparisons, and public notifications.  In addition, the application packages shall include draft language for each new Title V permit which shall distinguish between federally enforceable conditions, non-federally enforceable or local conditions, and facility wide conditions. The draft applications shall be submitted to the MPM for review, incorporate AF comments on the draft applications into final application packages, and deliver a Final permit application to the appropriate AF command official for submission. Final applications will be delivered to the MPM preferably 60 days but not less than 45 days for document review and routing for commander signature prior to the permit deadlines. The Contractor shall provide subsequent support to include reviewing and commenting on the draft permits to ensure consistency with similar permits or recommend streamlining, suggest permit language to reduce compliance burden and liability, simplify operating or monitoring conditions, distinguish federally enforceable conditions, and eliminate redundant record keeping requirements.  At the direction of the AFCEC COR or MPM, the Contractor shall prepare no more than 1 Title V permit modification application per year based on current equipment or program changes. (CDRLs A068, A069)

C.4.4.3.4  New Source Review Permitting

The Contractor shall conduct New Source Review (NSR) for all permit applications to determine compliance with available control technology, AQ impact analysis, and offset requirements, resulting from the proposed generation of attainment, non-attainment, and/or hazardous air pollutants by the permit applicant. The Contractor shall assist the MPM by drafting a determination of the significance of each proposed permit action relative to the installation’s area/major source status, Net Emissions Increase (NEI) baseline, and emission offset potential which may result from each proposed permit application prior to regulatory review. Additionally, the Contractor shall prepare the application to update and/or renew the applicable permits, including information gathered during the annual AEIs. The Contractor shall review the permit application that was submitted previously, validate/update the previous permit conditions, identify new processes and equipment that were not previously included in the existing permit, and prepare an application for renewing the permit incorporating the new processes and equipment IAW the conditions of the permit. The Contractor can anticipate a maximum of 1 NSR permit application per base annually. (CDRLs A062 A063, A064)

C.4.4.3.5  Prevention of Major Source Determination

The Contractor shall assist in maintaining actual and potential emission levels below major source thresholds pursuant to the stationary source designations. During permit application review, the Contractor shall provide the MPM with written recommendations to minimize the impact potential from the permit action or identify other stationary source reduction opportunities that could be implemented and realized in the Comprehensive AEI. (CDRL A065)

C.4.4.3.6 Net Emission Increase

The Contractor shall manage each installation’s NEI baseline. During permit application review, the Contractor shall assess whether operating conditions that determine the permitted emission limits are reasonable or excessive. If the Contractor determines and MPM agree these conditions are excessive, the Contractor shall provide written recommendations which would minimize the potential to emit while still fulfilling the USAF mission objective which triggered the permit application. The Contractor shall also assist the USAF by drafting all documentation needed for capturing, registering and crediting all emission decreases. These emission decreases shall be used to recalculate and restore the installation’s NEI baseline. (CDRL A066)

C.4.4.4  Recordkeeping, Air

Pursuant to Titles I and V of the CAA; 40 CFR 60, Standards of Performance for New Stationary Sources; 40 CFR 63, National Emission Standards for Hazardous Air Pollutants for Source Categories; 40 CFR 70, State Operating Permit Programs; 40 CFR 71, Federal Operating Permit Programs; 40 CFR 82, Subpart F, Recycling and Emissions Reduction, and 40 CFR 98, Mandatory Greenhouse Gas Reporting Rule, the Contractor shall support data gathering, data entry, data management, engineering analysis and computations needed to meet monitoring, recordkeeping and reporting (MRR) requirements of regulated activities associated with applicable construction and operating permits, CFR requirements, state and county administrative codes and source compliance demonstration tests. The Contractor shall compile AQ compliance data into a format that results in the facility’s ability to meet reporting requirements related to AQ for USAF, federal, state, and county reporting agencies. All recordkeeping must be maintained in the APIMS in accordance with DAFMAN 32-7002.

The Contractor shall provide APIMS support to local system users as needed, provide quality assurance review and analysis of data received, generate the necessary regulatory compliance reports and make the appropriate data electronically available. This includes the development and implementation of AQ regulatory compliance reports, APIMS QA/QC reports and APIMS compliance assessment checklists. The Contractor shall compile AQ compliance data into a format that results in the facility’s ability to meet reporting requirements related to air quality for DoD, USAF, federal and state reporting agencies. If the reporting format is not specified in the governing permit, rule or regulation, then the format will be provided by the MPM.  All recordkeeping must be maintained in the APIMS IAW AFMAN 32-7002 and corresponding USAF guides.

C.4.4.4.1  Data Management and Technical Support

The Contractor shall provide qualified staff with knowledge and experience with USAF AQ environmental data management requirements, processes and systems, as required to provide ongoing technical oversight and quality assurance for this task. This task includes the compilation of data into the standard formats using approved protocols and compliance tools prescribed by DAFMAN 32-7002 and applicable USAF AQ guidance documents. This includes all recordkeeping, data management and QA/QC of data required for annual air emissions inventories. As required, the Contractor shall provide technical support to system users, assist users with the data migration, provide quality assurance review and analysis of the data received by the MPM, generate the necessary regulatory compliance reports and make the appropriate data electronically available.  (CDRLs A070, A071)

C.4.4.4.2  Permit Decomposition and Compliance Assessments

The Contractor shall provide support as directed by the MPM with installation-specific permit requirements, state and local administrative codes and CFR requirements in compiling baseline environmental compliance data into the APIMS Compliance Management module and APIMS Compliance Calendar tool that results in the facility’s ability to meet federal, state, local, and USAF reporting requirements, and to address any documented permit deviations and/or demonstrate continuous compliance. This task will result in the update and development of simple shop-level and programmatic checklists configured in the APIMS Compliance Assessment tool for continuous tracking and reporting of each regulated emission unit. Based on the results of the permit decomposition, the Contractor shall update Compliance Calendar with key dates and tasks needed to meet the terms and conditions of the permit. Collectively, these tasks of permit evaluation and decomposition, development of site and source specific checklists and programmatic assessments are needed to ensure permit recordkeeping, reporting and compliance monitoring requirements are being met. This task includes the compilation of data into the standard formats and using compliance tools prescribed by USAF instructions, pamphlets, and guidance documents. (CDRLs A072, A073)

The Contractor shall conduct approximately one compliance assessment per shop per year to determine compliance of the shops. This will ensure that all shops are managing ODS/Refrigerants properly by the AQ permit conditions and compliance with CAA § 608 and §609 which regulates facilities managing refrigerants and Class I and Class II Ozone Depleting Substance (ODS). The audits shall implement the shop-level checklists to focus on the regulatory requirements for record keeping, compliance with control measures, and documentation of maintaining compliance with usage limits. The audits will be used to evaluate compliance with operating permits and recommend corrective action to ensure compliance. The Contractor shall document the findings and provide the audit checklists and reports to the MPMs for distribution to the facility shops. The Contractor will investigate any reported exceedance by the shops and provide a summary report to the MPM. The summary reports will be used to document compliance (or noncompliance). (CDRL A074)

C.4.4.4.3  Air Quality Awareness and Shop-Level Training

The Contractor shall provide on-site annual AQ awareness and shop-level training to each installation’s personnel and Contractors affected by AQ regulations. The training must include discussion on general AQ, AQ compliance tools (i.e., hands-on APIMS module training), operating permits, state and local administrative codes, and applicable CFR requirements. The training shall be tailored to the installation’s specific circumstances and requirements (e.g., their specific regulatory agency(ies), installation-specific permitted sources, etc.). The Contractor shall develop the training curriculum in consultation with the designated MPM and submit for approval by AFCEC and the MPM prior to the training event. Any comments received will be addressed, and final training curriculum and materials will be submitted prior to the training event. Targeted audiences shall include but not be limited to HVAC and Power Pro shop personnel, permit holders, Unit Environmental Coordinators, Facility Managers, fueling and painting operations. The Contractor is responsible for providing all materials for the proper and timely training of installation personnel to perform their jobs in accordance with all applicable legal, regulatory, and compliance requirements for up to 10 hours per installation of instruction annually. (CDRLs A075, B004)

C.4.4.4.4  Notification, Deviation, Malfunction and Emergency Reporting

Reporting is required under general permit conditions, NSPS, NESHAPs, state and county administrative codes for installation, operation, malfunction and emergencies of regulated sources. The Contractor shall prepare draft initial notifications for startup, malfunctions, releases, and emergencies when triggered by planned and unforeseen events. The Contractor shall prepare prompt deviation reports as directed by permit and include a description of the deviation, probable cause of such deviations, emissions rate during malfunction, total emissions during malfunction, pollutant which exceeded emission standards, and any corrective actions or preventive measures taken for the MPM to meet time sensitive notifications. The Contractor shall deliver all draft notification, deviation, malfunction and emergency reporting documents early as possible but no later than 30-45 days prior to regulatory due date in order to provide adequate internal coordination/approval. The Contractor shall anticipate a maximum of 5 per installation, reporting events annually. (CDRL A076)

C.4.4.5  Reports, Air-Not Applicable

C.4.4.6  Reports, Air Library-Not Applicable

C.4.4.7  Supplies Air-Not Applicable

C.4.4.8  Plan Update, Air, Emergency Episode Plan-Not Applicable

C.4.4.9  Plan Update, CAA, Risk Management Plan-Not Applicable

C.4.5  TASK 5 - WASTEWATER AND STORMWATER

The Contractor shall perform services in support of the DAF Water Quality Compliance Program and in compliance with the CWA, National Pollutant Discharge and Elimination System (NPDES); other applicable federal, state, and local laws and regulations; and related DoD and DAF directives. EQ Program Environmental Services shall include, but are not limited to:

- Support in preparation of new or renewal NPDES/MS4 (municipal separate storm sewer system) permit applications/packages, forms and documentation or other permit compliance documentation necessary to meet the federal or state requirements for discharges

- Permit compliance documentation

- Monitoring wastewater treatment systems IAW applicable permits (see Attachment D tables for wastewater and stormwater permits) and regulations

- Sampling and analyzing influent and effluent waste streams,

- Entering data into the AF Civil Engineer (CE) Information Technology (IT) government-approved system (i.e., WET) and surveys/studies to update total maximum daily loads (TMDLs), and

In addition, the Contractor shall:

- Update and implement work plans to comply with the applicable installation Asset Management Plan (AMP) and corresponding levels of service

- Conduct asset condition evaluations based on field observations using AF validated standards

- Perform site evaluations and sampling, analysis, and monitoring operations that will provide profile information characterizing the stormwater pollution effluents at EAFB, GFAFB, MAFB and OAFB to determine the status of compliance

- Update and implement the Storm Water Pollution Prevention Plan (SWPPP)

- Perform and document training at the installation and facilities as required for compliance with the SWPPP

- Complete permit discharge monitoring reports, and

- Maintain the compliance status of CWA NPDES permits in the AF Water Enterprise Tracking (WET).

Additionally, the Contractor shall provide support for pretreatment associated requirements for installation discharges to Publicly Owned Treatment Works (POTW) or Federally Owned Treatment Works (FOTW). Services shall include:

- Pollutant source studies to identify illicit discharges of prohibited waste

- Compliance surveys required by new pretreatment NPDES permit or changed regulations, and

- Sampling, analysis, and monitoring to determine the status of compliance with the permit and discharge limits.

Pretreatment and/or stormwater contaminant source studies and/or implementation of permit required Best Management Practices (BMPs) where outfall exceedances of permit and/or pretreatment limits are documented and recurring.

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.5.1  Permit Renewal, NPDES (Wastewater and/or Stormwater)

The Contractor shall prepare a NPDES permit application for a new permit or to renew an existing NPDES permits at Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB. Permit requirements are identified within the tables in Attachment D. The permit may apply to a federally owned treatment works, an industrial treatment works, or other process that is associated with stormwater, but requires a NPDES permit. The Contractor shall complete the draft permit application for new issuance or renewal in its entirety to meet USEPA and/or state regulatory application requirements and the draft NOI for permit renewal. GFAFB & MAFB have both a NPDES permit for stormwater and wastewater and both permits will need to be renewed on the corresponding renewal dates. Additionally, MAFB has separate wastewater permit for the base as well as their MAFs and both will require a review.

States often authorize specific point source discharges with specific effluent limitations. The Contractor shall prepare the filing for the installation to include issuance of a new permit request, permit modification requests, reissuance, termination, or a notification of planned changes. The Contractor shall comply with specific U.S. EPA, state, or local standard conditions for a NPDES permit as promulgated in regulations 40 CFR 122 and/or implementing state regulations. At minimum, this effort includes the preparation of NPDES application to include, but not limited to: effluent testing data (Contractor may assume the installation will provide effluent test data for specific parameters like flow, pH, Biochemical Oxygen Demand [BOD], Total Suspended Solids [TSS], fecal coliforms, pretreatment program information, toxicity), collection system description, discharge outfall descriptions (location,  depth below surface if applicable, average daily flow rate, receiving water description, topographic map (to be provided by the installation), process flow diagram, operation and maintenance program, scheduled improvements, and physical / chemical treatment process as required. This plan shall be a living document and should be published such that the MPM will be able to update and maintain it easily. All deliverables which contain geospatial data must conform to the most current AF adaptation of the Spatial Data Standards for Facilities Infrastructure and Environment (SDSFIE), current version. A NPDES permit application shall be submitted for review and comment by the MPM. The Contractor shall incorporate AF comments and deliver a Final permit application to the base MPM for submission to federal and state regulatory authorities as appropriate. The Contractor shall upload the latest NPDES permit into the DAF WET enterprise and maintain the compliance status of same in the DAF WET enterprise. (CDRLs A077, A078, B001, B010)

C.4.5.2  Reports, NPDES

The Contractor shall complete reports required by CWA, NPDES, MS4, INDIVIDUAL and GENERAL permits including but not limited to: 1) monthly, quarterly or other frequency Discharge Monitoring Report (DMR), and 2) Annual Comprehensive Site Compliance Evaluation (CSCE) Report. Permit information can be found in Attachment D. (CDRLs A079, A080, A081, A082, A083, A084)

C.4.5.3  Implement, Permit Required Practices/Activities < SW>

Stormwater Phase II regulations require each permittee to implement the BMP outlined in their Storm Water Pollution Prevention Plan (SWPPP) for the respective year. 40 CFR 122-125, AFI 32-1067 and MS4 permits require implementation of BMP to meet water quality requirements. BMPs include non-structural solutions such as public awareness and stenciling of stormwater drains.

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.5.4  Supplies SW-Not Applicable

C.4.5.5  Supplies SWAT-Not Applicable

C.4.5.6  Supplies WWAT-Not Applicable

C.4.5.7  Plan Update, SWMP

The Storm Water Management Program (SWMP) shall include the Minimum Control Measures (MCMs) to satisfy the MS4 requirements. The MS4 program contains six elements used to control and reduce pollutants discharged into receiving waters. To determine if a goal has been met, there must be measurable goals. The Contractor shall ensure measurable goals as required by federal, state or local regulation have been met. The Contractor shall develop the SWMP using the AF’s standardized Environmental Management Plan format found in T-EMP. The final signed plan shall be stored in T-EMP or the current AF electronic tool and be uploaded to eDASH. The Contractor shall update the AF WET enterprise to reference to the plan’s location in T-EMP and maintain the current status of the SWMP in the AF WET enterprise to include regulatory compliance status. (CDRL A085)

The Contractor shall review applicable federal, state, and local laws, regulations, and/or programs that pertain to the NPDES permit and SWMP requirements. The SWMP will reflect the current AF and regulatory requirements and installation’s activities. Also included in the rewrite will be updates of all figures in the SWMP based on current site conditions.  The Contractor will ensure measurable goals as outlined in the following are contained in each SWMP revised or updated and thoroughly coordinated with each installation’s environmental personnel responsible for the MS4 permit.

The SWMP will include at minimum the following Minimum Control Measures (MCMs):

MCM 1—Public (base) Education and Outreach: The operator of a regulated small MS4 must implement a public (base) education program to distribute educational materials to the community or conduct equivalent outreach activities about the impacts of stormwater discharges on local water bodies and the steps that can be taken to reduce stormwater pollution; and determine the appropriate BMPs and measurable goals for this MCM. Three main action areas are important for successful implementation of a public education and outreach program: forming partnerships, using educational materials and strategies, and reaching diverse audiences.

MCM 2—Public (base) Involvement /Participation: MS4 operators need to include the public in developing, implementing, updating, and reviewing their stormwater management programs. The public (base) participation program should make every effort to reach out and engage all economic and ethnic groups. The goal is to involve a diverse cross-section of people who can offer their concerns, ideas, and connections during the program development process.

MCM 3—Illicit Discharge Detection and Elimination (IDDE): Illicit discharges are generally any discharge into a storm drain system this is not composed entirely of stormwater. The exceptions include water from firefighting activities and discharges from facilities already under a MS4 permit. Illicit discharges are a problem because, unlike wastewater that flows to a wastewater treatment plant, stormwater flows to waterways without any additional treatment. Illicit discharges often include pathogens, nutrients, surfactants, and various toxic pollutants. Often these discharges are due to illicit wastewater to stormwater cross-connections, or possibly illegal activity. MS4s are required to develop a program to detect and eliminate these illicit discharges. Sources of illicit discharges may include 1) sanitary wastewater, 2) effluent from septic tanks, 3) car wash wastewaters, 4) improper oil disposal, 5) radiator flushing disposal, and 6) improper disposal of auto and household toxics.

MCM 4—Construction Site Runoff Control: Uncontrolled stormwater runoff from construction sites can significantly impact rivers, lakes, and estuaries. Sediment in water bodies from construction sites can reduce the amount of sunlight reaching aquatic plants, clog fish gills, smother aquatic habitat and spawning areas, and impede navigation. MS4s are required to develop a program to reduce pollutants in stormwater runoff to the MS4 for construction sites disturbing one or more acres. Pollutants commonly discharged from construction sites include 1) sediment, 2) solid and sanitary wastes, 3) phosphorous (fertilizer), 4) nitrogen (fertilizer), 5) pesticides, 6) oil and grease, 7) concrete truck washout, 8) construction chemicals, and 9) construction debris.

MCM 5—Post-construction Stormwater Management in New and Redevelopment: Post-construction stormwater management control measure describes BMPs for MS4s, developers, and property owners to address stormwater runoff after construction activities have ended. There are two substantial impacts from post-construction runoff. The first is caused by an increase in the type and quantity of pollutants in stormwater runoff. As runoff flows over areas altered by development, it picks up harmful sediments and chemicals. The second occurs by increasing the quantity of water discharged to the water bodies during storms.

MCM 6—Pollution Prevention/Good Housekeeping for Installation Operations: An operator of a regulated small MS4 must: 1) develop and implement an operation and maintenance program with the ultimate goal of preventing or reducing pollutant runoff from municipal operations into the storm sewer system; 2) include employee training on how to incorporate pollution prevention/good housekeeping techniques into municipal operations such as parks and open space maintenance, fleet, and building maintenance, new construction, and land disturbances, and storm sewer maintenance; and 3) determine the appropriate BMPs and measurable goals for this MCM. Consideration must be given to: 1) maintenance activities, maintenance schedules, and long-term inspection procedures for structural and non-structural controls to reduce floatables and other pollutants discharged from the separate storm sewers; 2) controls for reducing or eliminating the discharge of pollutants from areas such as roads and parking lots, maintenance and storage yards (including salt/sand storage and snow disposal areas), and waste transfer stations; 3) procedures for the proper disposal of waste removed from separate storm sewer systems, dredge spoils, accumulated sediments, floatables, and other debris; and 4) ways to ensure that new flood management projects assess the impacts on water quality and examine existing projects for incorporation of additional water quality protection devices or practices. These controls should also include programs that promote recycling (to reduce litter), minimize pesticide use, and ensure the proper disposal of animal waste.

This plan will be a living document and should be published such that the installation POC will be able to update and maintain it easily. Site maps shall be compatible with the installation’s GIS. (CDRL B001)

The Contractor shall develop Outreach material for sediment and erosion impacts/control as outlined in the new MS4 permit. Maintain a log of public participation and outreach activities performed. Conduct Post-Construction Stormwater Control Awareness Training to required CE and Contracting personnel. Conduct annual training regarding maintenance and installation of BMPs for construction sites to contracting officials.  Conduct annual basic awareness training for operators at all fleet maintenance facilities and civil engineering shops.  Develop and provide SW program handouts to support all the above, as needed. (CDRL B004)

Conduct annual inspections of approximately 20 municipal storage areas (on OAFB only) (e.g., non-industrial, material stockpile areas, or any generic storage areas where stormwater runoff could affect the water quality entering the storm drain system), as listed in the SWMP.  Document inspection, areas of improvement, and corrective actions taken. (CDRL A086)

C.4.5.8  Plan Update, SWPPP

The Contractor shall revise the existing Storm Water Pollution Prevention Plan (SWPPP) to meet current requirements in the USEPA NPDES Multi Sector General Permit for Storm Water Discharges Associated with Industrial Activity or equivalent state or local permit based on enhancement of BMPs or other updates reflecting process changes.  This task involves review of the existing SWPPP to include stormwater source review, assessment of contributors to each discharge point, review of the industrial stormwater permit, the multi-sector group permit, the Municipal Separate Storm System (MS4) permit or other similar as applicable to the installation, and evaluation of the effectiveness of completed BMPs.  The review will be the basis for the Contractor to make recommendations for updates to the plan procedures, structural BMPs and nonstructural BMPs, as necessary.  The review will include on-site inspections with relation to stormwater conveyance necessary to verify installation stormwater facilities and procedures. The Contractor will review topographic maps and ground verify actual and/or potential areas prone to moderate (3% to 5% slopes) and severe (> 5% slopes) erosion on installation.  The review and recommendations will form the basis for the update of the plan procedures, structures, and BMPs, as necessary.  The Contractor shall review applicable federal, state, and local laws, regulations, and/or programs that pertain to SWPPP requirements.  The Contractor shall update the installation’s SWPPP.  The Contractor will conduct the annual report in accordance with the permit.  The Contractor shall develop the SWPPP using  the appropriate current DAF plan template (e.g., T-EMP) or regulatory agency template if suitable and compatible with DAF standards with Base concurrence.  The SWPPP will reflect the current AF and regulatory requirements and installation’s activities.  Also included in the re-write will be updates of all figures in the SWPPP based on current site conditions.  The purpose of the SWPPP is to develop a site-specific stormwater management program that identifies those organizations and offices responsible for implementing and supporting BMPs, including schedules of activities, prohibitions of certain practices, maintenance procedures, and other management practices to prevent or reduce the pollution from significant materials in stormwater runoff.  Significant materials are those materials which, when exposed to precipitation or stormwater run-on, have the potential for polluting the stormwater.  Some examples for flight line maintenance and operations are various fuels, hydraulic oils, brake fluids, antifreeze/coolants, heavy metals (i.e., copper, lead, and zinc), oils and grease, degreasing solvents, paints, and de-icing/ant icing agents.  The Contractor shall submit a draft Technical Memorandum to the government summarizing proposed changes to the SWPPP. This may include changes to potential sources of pollution (include applicable photographs), modification of BMPs, or amendments to plan procedures. The draft Technical Memorandum will be reviewed by the government and comments provided, and the Contractor shall submit a final Technical Memorandum after resolution of comments. The Contractor shall upload the latest SWPPP plans in the AF WET enterprise and maintain the current status of the SWPPP in the AF WET enterprise to include regulatory compliance status. (CDRL A087)

After the final technical memorandum is approved the Contractor shall then update the installation’s SWPPP.  The minimum key elements the Contractor shall provide for AF installation’s SWPPP include the implementation of the following types of BMPs when applicable:

- Good Housekeeping

- Material Management

- Routine Visual Inspections (conducted within 24 hours of a rain event of 0.5 inches or applicable increments)

- Preventive Maintenance

- Spill Prevention and Response

- Sediment and Erosion Control Measures

- Employee Training

- Record-keeping and Internal Reporting Procedures

- Operational Source Control

- Structural Source Control, and

- Structural Water Treatment Control.

This plan will be a living document and should be published such that the MPM will be able to update and maintain it easily in T-EMP or another approved DAF system. The site drainage maps shall be made available in the latest Geographic Information System (GIS)/GeoBase data and aerial photography.  For installation GIS/GeoBase requirements all deliverables shall adhere to the most current version of the installation’s Geographic Information Systems Deliverables for Design & Construction and Plans, Surveys & Studies Contract Services.  Site maps shall be compatible with the installation’s GIS. A SWPPP shall be submitted for review and comment, and the Contractor shall incorporate comments and deliver a final SWPPP. (CDRLs A088, B001, B010)

The Contractor shall conduct the annual Comprehensive Site Compliance Evaluation (CSCE) as part of the SWPPP update. An installation may have one or more combined SWPPP that addresses all industrial discharge permit requirements for the facility. Permit requirements are identified in Attachment D, Storm Water Permits for Ellsworth AFB, Grand Forks AFB, Minot AFB and Offutt AFB. (CDRL A081)

The Contractor shall conduct one site visit to each industrial activity site on the base as identified and required in the SWPPP and associated permit(s).  If potential problems are identified, the Contractor will document findings and propose solutions to the problem findings identified and submit them to the COR, the MPM, and the appropriate tenant organization.  In addition to documenting findings, the Contractor will include follow-up on corrective actions with appropriate parties and all information will be documented in the SWPPP. (CDRL A086)

Prepare stormwater pollution prevention training presentations for industrial facility personnel after completion of the SWPPP update. Develop and provide stormwater program handouts to support all of the above, as needed. Maintain a log of all participants. (CDRL B004)

C.4.5.9 Plan Update Water Sampling/ Monitoring-Not Applicable

C.4.5.10  Survey, Storm Water Permit Compliance-Not Applicable

C.4.6  TASK 6 – CULTURAL RESOURCES MANAGEMENT

This section identifies general CR support functions the Contractor may be required to provide the installation CR management staff in implementing the Integrated Cultural Resources Management Plan (ICRMP). The Contractor’s function will be a support role to the installation CR Manager; therefore, the Contractor will not execute or manage these programs directly.

The Contractor shall perform services in support of CR management and in compliance with the National Historic Preservation Act (NHPA), the Archaeological Resources Protection Act (ARPA), Native American Graves Protection and Repatriation Act (NAGPRA); other applicable federal, state, and local laws and regulations; and related DoD and DAF directives including DAFMAN 32-7003 Environmental Conservation, Department of the Air Force Instruction (DAFI) 90-2002 Interactions with Federally Recognized Tribes, Department of Defense Instruction (DoDI) 4715.16 Cultural Resources Management, and DoDI 4710.02 DoD Interactions with Federally Recognized Tribes.

Services shall include, but are not limited to:

- Performing professional archaeological, historic, architectural, and cultural studies such as contextual studies, installation or structure histories, oral histories, ethnographic, and ethno historical studies

- Archaeological inventory and evaluation

- Historic building inventory, evaluation, and documentation

- Archaeological site monitoring, including tribal monitoring, and protection

- Landscape studies; traditional cultural places inventories and studies

- Preparing archaeological research designs for testing and data recovery

- Preparing preservation and/or stabilization plans for archaeological/cultural sites and historic buildings

- Preparing economic cost-benefit analyses; supporting preparation of NHPA consultation letters, consultation, and agreement documents

- Supporting preparation of NAGPRA Plans of Action and Comprehensive Agreements

- Tribal consultation support

- Preparing National Register of Historic Places nomination packages

- Preparing Historic American Building Survey/Historic American Engineering Records (HABS/HAER)

- Performing CR sample or modeling surveys, and

- Providing archaeological collection processing, curation, and assessment support

Note: The act of curation may not include the development or sustainment of IT solutions including database repositories unless the IT solution is approved IAW CE IT governance.

Pesticides/herbicides, as defined in Section 136(u) of the FIFRA, cannot be used for grounds maintenance unless in support of the ICRMP for the protection of archeological sites or historic buildings. Use of pesticides shall not be approved for routine insect, plant, or animal pest control of buildings. (EQ Programming Guide 3.8 Management of Cultural and Natural Resources) Any use of pesticides must conform to AFMAN 32-1053.

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.6.1  Curation-Not Applicable

C.4.6.2  Consultation Native American

The Contractor shall assist installation CRMs with administrative and logistical support as detailed in DAFI 90-2002 and DAFMAN 32-7003 for support in consultation or coordination with federally recognized Native American tribes for the identification of tribal resources and potential effects of federal undertakings to those resources as required by NHPA, ARPA, NAGPRA, and EO 13007.  The Contractor shall not conduct consultation on behalf of the government. It is anticipated that each of the installations covered by this F2F will consult with the tribal groups regarding the management and protection of those properties in accordance with Section 106.

The AF consults with federally-recognized Native American tribes on a government-to-government basis; the role of the Contractor is to facilitate and coordinate consultation between the federal agency and the tribes.  Contractors must obtain authorization from appropriate installation POCs prior to conducting outreach directly with tribes. (CDRL A099)

C.4.6.3  Management, Cultural Sites-Not Applicable

C.4.6.4  Monitor Cultural Resources-Not Applicable

C.4.6.5  Survey/Inventory Update, Cultural Resources, Archaeological

All Cultural Resource inventory work will be conducted IAW individual Standard Archaeological Survey Guidelines as outlined in their respective ICRMPs. The Contractor shall also be responsible for having Secretary of the Interior's Standards (SOI) and the applicable state qualified archaeologists to assist with cultural resources inventory surveys, with all necessary reports, write-ups, and records. Currently, acres that still need to be surveyed include 94 acres at EAFB; 3,495 at for GFAFB; 1,275 acres at MAFB; and since OAFB is fully surveyed, back support of 10 acres will be set aside. Copies of these documents shall be delivered to the installation cultural resources manager, and AFCEC cultural resources manager.

The project will occur over several days and include a fieldwork session; travel days will be on the first and last days. The field crew mix will be made up of both archaeologists and Tribal Cultural Specialists (TCS) from one or more of the culturally affiliated Tribes associated with base lands. The project will update, if necessary, resources recorded during the other cultural surveys, but is not intended as a repeat archaeological inventory.

The primary objective of this task is to assist each base in continuing their federal trust and treaty responsibilities with Tribal Nations to ensure that Tribes are afforded the opportunity to identify, evaluate, record, and protect areas and sites of religious, traditional, and cultural significance. The project will also provide base land managers with indigenous and traditional knowledge about resources identified and of concern on DAF land.

Successful completion of this project requires coordination and cooperation with multiple offices, including the base Civil Engineer Squadron, base CRM and ITLO, AFCEC, and base affiliated Tribal governments, specifically their Tribal Historic Preservation Officers (THPO). Pre-project consultation will be conducted by each base and AFCEC with the state affiliated Tribes prior to initiation of this task to outline the THPO and TCS responsibilities that will inform the work plan, research design, and fieldwork schedules and deliverables.

In support of the task, compensation can be provided to up to 5 TCS participants for their services, to include pre-fieldwork coordination, fieldwork, post-fieldwork consultation with tribal members, and deliverable production and review. Compensation shall include travel, lodging, and meal expenses, in addition to the hourly rate incurred during services, and shall be provided by the Contractor. This cost must be included in the total contract price. The Contractor will not recover costs not included in their proposal. (CDRL A100)

C.4.6.6  Survey/Inventory Update, Cultural Resources, Historical Buildings

The Contractor shall complete a Historical Cultural Property Inventory (HCPI) and the applicable State architectural forms for all facilities reaching the 45-year age; and subject to change, but currently the estimated historic surveys include 17 facilities at EAFB; 17 at GFAFB; 16 facilities at MAFB; and 1 facility at OAFB. The Contractor will provide all labor, materials, technical support and expertise to conduct a Traditional Cultural Property survey over each base. The Contractor shall also be responsible for having SOI and state qualified historic architect. Documentation shall also include all necessary reports, write-ups, and records.  Copies of these documents shall be delivered to the installation cultural resources manager, and AFCEC cultural resources manager. (CDRL A101)

C.4.7  TASK 7 – SOLID WASTE MANAGEMENT

The Contractor shall perform services in support of integrated solid waste management and in compliance with the Federal Facility Compliance Act of 1992, RCRA, other applicable federal, state, and local laws and regulations, and related DoD and DAF directives, guidance (including DAFMAN 32-7002 and the Integrated Solid Waste Management Playbook) as well as the Integrated Solid Waste Management Plan (ISWMP). Integrated solid waste management services shall include, but are not limited to:

- Characterizing solid wastes IAW DAF solid waste categories and ASTM D5231-92 Standard Test Method for Determination of the Composition of Unprocessed Municipal Solid Waste

- Separating recyclable commodities from the waste stream and diverting those recyclable commodities

- Services in support of the installation diversion program, such as inspections of solid waste collection, transfer and disposal facilities,

- Identifying program health indicators/metrics for determining the efficiency and status of program execution, and

- Preparing education, awareness, and promotion materials for the installation diversion program.

The Contractor shall update (utilizing the DAF approved template) and implement the Integrated Solid Waste Management Plan (ISWMP), perform a Commodity Market Analysis and Feasibility Study (CMA), and update the Qualified Recycling Program Business Plan (QRP BP) utilizing the current approved template. T-EMP shall be utilized for plan uploads and updates as required.

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.7.1  Landfill Closure Activities-Not Applicable

C.4.7.2  Integrated Solid Waste Management Plan (ISWMP)

The Contractor will provide services to perform an update of the installation ISWMP using the DAF-standardized format, currently within T-EMP, which outlines how the installation(s) will reduce, manage, and dispose of solid waste. This work will comply with federal and state requirements, as well as DAF and DoD directives. The Contractor will perform a thorough solid waste study of the installation refuse and recyclable sources. Based on this study, the Contractor will provide any recommendations to change any current policies or procedures to create a more cost effective Integrated Solid Waste Management (ISWM) Program. The ISWMP shall outline solid waste management activities in compliance with the Federal Facility Compliance Act of 1992, the RCRA; other applicable federal, state and local laws and regulations; and related DoD and AF directives (including DAFI 32-7001, AFMAN 32-7002, and Playbooks).  (CDRL A089)

C.4.7.2.1  Commodity Market Analysis & Feasibility Study (CMA)

The Contractor will conduct a CMA to be included as an appendix to the ISWMP. The DAF-standardized format in EXCEL must be utilized. Activities include:

- Perform a commodity market analysis for current and potential recyclable commodities generated by the installation and diverted through the QRP and DLA Disposition Services donation, compost, or other diversion opportunities

- Estimate installation-wide generated weight/volume of each recyclable commodity, including activities that handle their own recyclables (e.g., Commissary/AAFES). Where available, utilize existing installation solid waste characterization summaries that are no older than 10 years

- Determine availability of commodity buyers/brokers, locally and regionally, for direct sales opportunities for current and potential recyclable commodities

    - If no commodity buyer/broker exists for a specific recyclable commodity, the Contractor will document research. The Contractor will not be required to conduct economic analysis for that specific commodity

    - If brokers/buyers exist, the Contractor will determine buyer/broker requirements for material quantity (e.g., accepts no less than trailer-load transactions), packaging requirements (e.g., baled, loose, cubed), and any costs associated, and document on EXCEL worksheets

- Conduct comparable analysis of local versus regional/national market prices for recyclable commodities and document on EXCEL worksheets, and

- Provide a recommendation on whether a QRP shall continue at the installation or whether a QRP shall be initiated (if one is not already present) to include labor category (e.g., civil service, NAF employees, Contractors, prison labor, etc.). (CDRL A090)

C.4.7.2.2  Qualified Recycling Program Business Plan (QRP BP) Update

The installation QRP manages, collects, processes, and sells recyclable commodities in an effort to minimize environmental impacts (i.e., recovering recyclable materials from solid waste disposal streams). Qualifying recyclable materials are collected and segregated from other solid waste materials, processed and sold to recyclable commodity buyers/brokers or diverted through DLA Disposition Service’s established scrap sales programs.

If the CMA indicates that the QRP is profitable and the installation has a QRP BP in place, the Contractor will provide services to perform an update to the QRP BP in accordance with DAF guidance and the DAF-standardized QRP BP format. The QRP Business Plan will define the roles and responsibilities for managing the QRP program and operations, and include a waste stream analysis/characterization, a commodity market feasibility study, economic analysis, and a cost benefit study of outsourcing. The QRP BP shall be included as an appendix of the ISWMP. (CDRL A091)

C.4.7.3  Solid Waste Minimization and Cost Optimization

The Contractor shall provide technical support to assist bases in seeking to determine cost effective, energy-efficient, and least-polluting ways to deal with their waste streams in order to protect human health and the environment and to help the installation reach DAF reduction goals.  This includes assisting the installation to find new waste prevention, recycling, composting, and disposal options through inspection of current waste processes and waste characterization studies. The Contractor shall perform both virtual inspections and onsite inspections of disposal practices to ensure program optimization.  To improve the Solid Waste and Recycling programs, characterization of the waste generated needs to be examined periodically for missed opportunities for recycling and diversion of solid waste. If good recycling practices have been implemented but not documented or recorded, the Contractor shall capture this information to credit the overall diversion efforts and capture the true cost avoidance from recycling. The waste characterization study shall be included as an appendix of the ISWMP. (CDRL A103)

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.8  TASK 8 – POLLUTION PREVENTION -Not Applicable

C.4.9  TASK 9 – ENVIRONMENTAL MANAGEMENT SYSTEMS (EMS)

A DAF EMS provides an installation-wide systematic framework for managing all its activities to minimize risks to the environment and manage its environmental responsibilities to ensure they are efficiently integrated into overall operations. The elements of a DAF EMS are identified in DAFI 32-7001 and the Environmental Management System Playbook.

IAW AF Policy Directive (AFPD) 90-8 Environmental, Safety, and Occupational Health Management and Risk Management, DoDI 4715.17 Environmental Management Systems, AFI 90-201 The Air Force Inspection System, and DAFI 32-7001. Services shall include, but are not limited to:

- Reviewing, updating, and approving documents related to administration of the overall EMS including the Environmental Action Plans

- EMS recordkeeping and records management including maintaining documentation and records in AF eDASH management resources (e.g., Management Review Tool, Risk/Aspect Inventory Tool, T-EMP, Air Force Inspections Module of the Enforcement Actions, Spills, and Inspections Environmental Reporting (EASIER) tool, and the Unit Environmental Coordinator Toolkit

- Support to the Environmental Inspection Process (EIP) and annual EMS Management Review process, and

Provide support to the EMS Coordinator, the EMS Cross-Functional Team (CFT), and the ESOHC

C.4.9.1  Maintenance of Environmental Aspect Inventory (EAI) -Not Applicable

C.4.9.2  Plan Update, EMS Action Plan

The Contractor shall review/revise/develop EMS plans/manuals/action plans/documentation in eDASH (requires access to eDASH, CAC-enabled). Annual updates are normally completed in-house by members of a CFT. The scope of this effort includes assistance confirming the currency of the information in the Environmental Commitment Statement (ECS), installation risk/aspect inventory, contained within the DAF’s Risk/Aspect Inventory Tool (RAIT) on eDASH, setting objectives and targets and developing Environmental Action Plans (EAPs) for the installation. This shall be done in accordance with DAFI 32-7001, the associated playbook, and utilizing the standardized EMS on eDASH. Objectives and targets are set for prioritized environmental aspects and are to incorporate, as needed, elements of the EMS such as training, internal auditing, employee awareness, etc. The Contractor shall take into account objectives and targets set by AFCEC for EO goals and other commitments the DAF has made. The installation’s objectives and targets must be set to align with and complement those of the DAF. This may include additional objectives and targets for significant aspects the installation has identified. Extremely high- or high-risk media area(s) shall be selected for improvement and/or development and monitored via an EAP contained within the EAP tool on eDASH.  In the absence of any extremely high or high risk rated media areas, a medium or low risk rated media area shall be used for EAP development. Objectives, targets, and tasks are to be included in EAPs. Scope can include developing/updating EAPs that the installation uses to minimize their environmental impacts, manage significant environmental aspects, and translate its policy statement and external directives into concrete actions. The EAPs are to be developed/updated so that both the installation and DAF can monitor and measure the progress in meeting the installation and DAF commitments and obligations and is able to identify where resources should be invested and assist installations with aspect management. Developed and/or updated EAPs shall use the AFCEC-directed template. (CDRL A098)

The Contractor shall submit a monthly summary of the activities performed in support of this effort to be included in the Contractor’s Progress, Status, and Management Report. (CDRL B008)

C.4.9.3 Recordkeeping, EMS

The Contractor shall assist the EMS Coordinator and installation environmental MPMs in reviewing, updating, and re-approving documents related to administration of the overall EMS. The Contractor shall assist installation program managers who are responsible for reviewing, updating, and re-approving documents associated with their environmental programs. This includes electronic and printed versions of EMS and environmental documents, documents of external origin, determining and addressing obsolete documents, and records management. (CDRLs A092, B002, B003, B004)

C.4.9.4  Maintenance, Environmental MDL/MDS - Not Applicable

C.4.9.5  EMS/EIP External/Internal IG Support  - Not Applicable

C.4.9.6  EMS Auditing Support  - Not Applicable

C.4.10  TASK 10 – NATIONAL ENVIRONMENTAL POLICY ACT (NEPA) - Not Applicable

C.4.11  TASK 11 – ENVIRONMENTAL REMEDIATION PROGRAM - Not Applicable

C.4.12  TASK 12 – PETROLEUM, OIL, AND LUBRICANTS MANAGEMENT

C.4.12.1  Fuel/POL – EQ Services

The Contractor shall perform services in support of Fuel/Petroleum, Oil, Lubricant/Tank (F/POL/T) management, in compliance with the Oil Pollution Act (OPA) and RCRA all applicable federal, state, and local laws and regulations, and related DoD, and DAF directives (including DAFI 23-201 Fuels Management and DAFMAN 32-1067 Water and Fuel Systems), and program guidance (POL Tank Management Playbook).

These activities and services include but are not limited to:

- Populate updates to the Storage Tank Accounting and Reporting (STAR) DAF network authorized tank inventory in the Air Program Information Management System (APIMS)

- Provide support in updating (approximately) 5-year reviews of SPCC Plans, Facility Response Plans (FRPs) and/or Integrated Contingency Plans (ICPs). Licensed professional engineers must sign and certify significant revisions to SPCC Plans and ICPs for 5-year reviews, and

- Support technical amendments based on material changes and re-certify revisions to the appropriate plan.

C.4.12.1.1  Plan Update, SPCC Recertification (5-Year) (EAFB, GFAFB and MAFB)

The Contractor shall provide on-site support to conduct an inspection(s) of each site within the installation containing POL, develop an accurate site map, and document SPCC considerations. The Contractor shall also provide interim updates for significant technical changes to the installation’s SPCC Plan to ensure the plan is rewritten to fully comply with all applicable federal, state, and local regulatory requirements, and ensure all maps and figures are current.

EAFB will be separating out their Integrated Spill Plan into separate SPCC/FRP/Gold Plans during their 5-Year update. The update shall include:

- Revision of the Oil Spill Contingency Plan, if required

- Review applicable federal, state, local laws, regulations, programs, and industrial, regulations, and/or programs that pertain to SPCC Plan generation and POL compliance so the SPCC Plan shall address all current DAF and federal, state, and local regulatory requirements, as well as the installation’s POL activities

- Revise the SPCC Plan to meet the requirements of 40 CFR 112 for all applicable sites at the installation

- Provide site diagrams for each new site that meets the requirements of 40 CFR Part 112; update site diagrams to include the site specific SPCC concerns, spill response procedures, and the site operators’ responsibilities (inspections, spill notifications procedures, etc.). Individual diagrams shall not be required for oil-filled equipment sites, and

- All sites can be compiled on one map/diagram for the installation to post the update to the installation geographic interface system or GeoBase system; data must conform to the most current DAF adaptation of the SDSFIE, current version. (CDRLs B001, B010)

The Contractor shall also populate updates to the installation’s Storage Tank Accounting & Reporting (STAR) DAF network authorized tank database. The Contractor shall populate this database with all up-to-date information providing the government complete tank inventory data (See DAFI 23-201 Fuels Management and DAFMAN 32-1067 Water and Fuel Systems, for details on tank minimum data elements requirements for the installation tank inventory).

A draft SPCC shall be submitted for government review and comment. The Contractor shall incorporate comments and deliver a final SPCC for approval to the installation. The final SPCC Plan will be signed and “certified” by a professional engineer (PE) in accordance with the requirements of 40 CFR Part 112 and licensed in the state of the installation as applicable by regulation. The Contractor shall input the updated SPCC Plan and pdf copy in the DAF WET system in coordination with the installation. This plan will be a living document and should be published such that the MPM will be able to update and maintain it easily. (CDRL A093)

C.4.12.1.2  PLAN UPDATE, SPCC/ICP Technical Update

The Contractor shall provide interim updates for significant technical changes to the installation’s SPCC/FRP/ICP Plan to ensure the plan is rewritten to fully comply with all applicable federal, state, and local regulatory requirements, and ensure all maps and figures are current. The Contractor shall incorporate technical amendments and provide PE certification of only those portions of the plan that have changed due to the technical amendment. The Contractor shall input the updated SPCC Plan and pdf copy in the DAF WET system in coordination with the installation. This plan will be a living document and should be published such that the MPM will be able to update and maintain it easily. (CDRL A096)

C.4.12.1.3  FRP Update (EAFB, GFAFB and MAFB)

The Contractor shall use the information collected during the SPCC on-site visit to update the FRP to demonstrate the installation’s preparedness to respond to a worst-case oil discharge. Not all DAF installations require an FRP. EAFB will be separating out their Integrated Spill Plan into separate SPCC/FRP/Gold Plans during their 5-Year update. Facilities deemed to pose a risk of “Substantial Harm” to the environment are required to prepare FRPs. Determination of this FRP applicability is made either by the facility itself or by the USEPA Regional Administrator. The Contractor shall review applicable federal, state, and local laws, regulations, and/or programs that pertain to the FRP. The FRP shall reflect the current regulatory requirements and installation’s POL activities. The Contractor shall revise the FRP to meet the requirements of 40 CFR 112.20 and 112.21. The Contractor shall provide site diagrams for each site that meet the requirements of 40 CFR Part 112. The Contractor shall update the site diagrams, drainage, and evacuation routes. This plan will be a living document and should be published such that the MPM will be able to update and maintain it easily. A draft FRP shall be submitted for government review and comment, and the Contractor shall incorporate comments and deliver a Final FRP. The Contractor shall submit the final FRP to the USEPA Regional Administrator for approval in accordance with 40 CFR Part 112.20(a) after the final FRP is approved by the installation. The Contractor shall incorporate comments and deliver a final FRP for approval to the installation. The Contractor shall input the updated FRP with a pdf copy in the DAF WET system in coordination with the installation. (CDRL A094, B001)

C.4.12.1.4  Integrated Contingency Plan Update (One Plan) (OAFB)

There is overlap with regard to elements that must be included in SPCC plans, FRPs, and with other planning documents that may be necessary at an installation to comply with regulations, AF protection requirements, or other programs that may require contingency planning. In some cases, preparation of an Integrated Contingency Plan (ICP) is an approach that can be used to minimize replicating information that is required in some or all of these plans. The Contractor shall update the ICP to demonstrate the installation’s emergency response plan. The Contractor shall review applicable federal, state, and local laws, regulations, and/or programs that pertain to the ICP. The ICP shall reflect the current regulatory requirements and installation’s activities. The Contractor shall also provide interim updates for significant technical changes to the installation’s SPCC/FRP/ICP Plan to ensure the plan is rewritten to fully comply with all applicable federal, state, and local regulatory requirements, and ensure all maps and figures are current. The Contractor shall provide site diagrams for each site that meet the requirements of ICP Guidance. The Contractor shall provide site diagrams for each site that meet the requirements of ICP Guidance. The Contractor shall update the site diagrams (to include GIS data, which conforms to the most current DAF adaptation of the SDSFIE, current version), drainage, and evacuation routes. All sites can be compiled on one map/diagram for the installation to post the update to the installation geographic interface system or GeoBase system; data must conform to the most current AF adaptation of the SDSFIE, current version. This plan will be a living document and should be published such that the MPM will be able to update and maintain it easily. The update shall include revision of the Oil Spill Contingency Plan, if required. The installation shall indicate the plans to be included in the ICP. For planning purposes, the Contractor shall assume no more than four plans will be included. The Contractor shall input the updated ICP plan with a pdf copy in the DAF WET system in coordination with the installation. (CDRL A093, A095, B001)

The Contractor shall ensure that each ICP is reviewed by a Registered Professional Engineer and certified to by such Professional Engineer. By means of this certification the engineer, having examined the facility and being familiar with the provisions of 40 CFR Part 112, shall attest that the ICP has been prepared in accordance with good engineering practices.

C.4.12.1.5  Training - Not Applicable

C.4.12.1.6  Storage Tank Management - Not Applicable

C.4.12.2  Fuel/POL: Non-EQ Services – Testing, Inspection, Maintenance and Repair - Not Applicable

C.4.12.2.1  Precision Leak Testing - Not Applicable

C.4.12.2.2  Facility Response Readiness Exercises/Drills - Not Applicable

C.4.13  TASK 13 – TOXIC SUBSTANCES CONTROL ACT (TSCA) - Not Applicable

C.4.14  TASK 14 – PUBLIC NOTIFICATIONS, PUBLIC MEETINGS, PUBLIC HEARINGS, AND PUBLIC OUTREACH EVENTS - Not Applicable

C.4.15  TASK 15 – PERMITS AND FEES (P&F) - Not Applicable

C.5  OPERATIONAL REQUIREMENTS

C.5.1 Safety/Accident Prevention

The Contractor shall be responsible for protecting the lives and health of employees and other persons on the work site; preventing damage to property, materials, supplies, and equipment; avoiding work interruptions; and complying with OSHA regulations and installation safety office requirements. The Contractor shall perform all operations in a prudent, conscientious, safe and professional manner and conform to the safety requirements contained in the Task order. The Contractor shall maintain training records on site and have written Health and Safety Plans (HSPs) on site and available for workers and/or regulatory review.

The Contractor shall promptly report and record within one (1) hour by telephone or other direct means to the CO or COR, MPM all available facts relating to each instance of damage to Government property or injury to a person. In the event of an accident/mishap, the Contractor shall take reasonable and prudent action to establish control of the accident/mishap scene, prevent further damage to persons or property, preserve evidence until released by the accident/mishap investigative authority through the CO. If the Government elects to conduct an investigation of the accident/mishap, the Contractor shall cooperate fully and assist Government personnel in the conduct of an investigation until said investigation is completed. The Contractor agrees that his personnel and equipment are subject to safety inspections by Government personnel while on federal property. The Contractor shall provide the CO copies of any OSHA Report(s) regarding a project site, submitted during the duration of this contract. (CDRLs A001, A002, A003)

C.5.2 Work Site Maintenance

The Contractor shall maintain their work sites to prevent the spread of contamination, provide for the integrity of any samples obtained, provide for the safety of all individuals in the vicinity of work site areas, and prevent the release of any contamination to the environment. The work sites associated with the execution of the Contractor’s roles and responsibilities shall be well marked to prevent inadvertent entry into all work areas. Access to work areas shall be monitored and thoroughly controlled. Standard work zones and access points for controlled operations shall be established and maintained as the site conditions warrant.

The Contractor shall ensure compliance with all federal, state, and local regulations, QA/QC protocols and procedures, and respective Installation’s plans for decontaminating tools, equipment, or other materials, as required. The Contractor shall keep work areas free from accumulation of waste and non-essential hazardous materials. The Contractor shall remove non-essential equipment from work sites when not in use. The work sites shall be maintained to present an orderly appearance and to maximize work efficiency. Upon completion of work activities, the Contractor shall remove from the work premises any rubbish, tools, equipment, and materials that are not the property of the Government. The Contractor shall properly dispose of any and all construction debris, investigation derived waste, and other waste(s) associated with the activities covered within this PWS. Upon completing work activities, the Contractor shall leave work areas clean, neat, and orderly.

C.5.3  Minimize Impacts to Existing Operations

The Contractor shall use Global Positioning System (GPS) at locations associated with activities included in the PWS, as required. GPS data will be recorded in a format compatible with the latest SDSFIE per Defense Installations Spatial Data Infrastructure. The MPM and COR shall be consulted to properly position sampling locations, solid waste containers, IAPs, storm water outfalls, etc., with respect to site locations, to minimize the disruption of an Installation’s activities, minimize disruption of/impact on natural and cultural resources, and avoid penetrating underground utilities. The Contractor shall coordinate any necessary field survey operations with Installation personnel to attain these objectives. All necessary permits and coordination shall be completed prior to commencement of any activities. Frequent communication and coordination with Installation personnel shall be necessary to accomplish these goals. (CDRL B001)

C.5.4  Storage

The Contractor shall be responsible for security and weatherproofing of stored material and equipment. Equipment or materials used in work areas requiring storage on the installation shall be placed at site(s) designated by the MPM. Should temporary storage area be necessary, the Contractor shall remove all temporary fences and structures (used to protect materials and equipment) from the installation at the completion of the work, unless otherwise directed by the Task order. The Contractor shall clean the storage area of all debris and material and perform repairs, as required, to return the site to its pre-project condition. The Contractor shall be responsible for safeguarding all government property provided for Contractor use. The Contractor shall maintain an inventory of government property, a copy of government property control procedures at the site and dispose of government property as directed by the MPM. All HM shall be handled, stored, labeled, and transferred in accordance with applicable federal, DOT, RCRA, OSHA regulations, and HMMP requirements.

C.5.5  Site Access, General Protection/Security Policy, Procedures

The Contractor shall verify that identification credentials presented by all Contractor and subcontractor employees to obtain security badges, passes, cards, or decals used during the duration of this Contract are current and correct. All sources of identification must comply with the REAL ID Act. At a minimum, verification should be conducted with the Social Security Administration (http://www.ssa.gov/employer/ssnv.htm), the Federal Bureau of Investigations Criminal Justice Information Services, Identification & Investigative Services Section (304-625-5590) and the Form I- 9 Employment Eligibility Verification (http://www.uscis.gov/portal/site/uscis). The Contractor shall monitor its employees to ensure all information remains current and to ensure all security badges or passes are returned to the MPM upon expiration of the badge, upon completion of the project, or when possession of the badge is no longer authorized (e.g., upon removal of contracted personnel from specific projects).

The Contractor shall obtain Installation specific identification and vehicle passes for Contractor and subcontractor personnel, as appropriate. The Contractor shall maintain a list of approved personnel for each project location and shall monitor access passes for the duration of this Contract. The Contractor shall comply with all applicable regulations to obtain CACs for applicable Prime and subcontract personnel.

The Contractor shall obtain and maintain access to the AF Network and all applicable software and web platforms to conduct the work as specified using the DD FORM 2875 (SAAR) or applicable system.

Air Force Network (AFNET) account is required in order to have CAC-enabled access to eDASH and other AF required systems. The installation environmental element chief will sponsor the Contractor to obtain an AFNET account.

The Contractor (to include subContractors) shall provide each employee an Identification (ID) Badge, which includes at a minimum, the Company Name, Employee Name and a color photo of the employee. ID Badges for Key Personnel shall also indicate their job title. ID Badges shall be worn at all times during which the employee is performing work under this contract. Each Contractor employee (to include subContractors) shall wear the ID Badge in a conspicuous place on the front exterior clothing and above the waist except when safety and health reasons prohibit. All Contractor personnel attending meetings or working in other situations where their Contractor status is not obvious to third parties shall identify themselves as such to avoid creating an impression that they are Government Officials.

C.5.6.  Key Control

The Contractor shall establish and implement methods of ensuring that all keys issued to the Contractor by the Government are not lost or misplaced and are not used by unauthorized persons. Keys issued shall not be duplicated. The Contractor shall limit access to locked areas to Contractor’s employees only. The Contractor shall develop procedures covering key control that will be included in the Task order Work Plan. (CDRL A006)

The Contractor shall report the occurrences of a lost key to the CO or COR and MPM as soon as known. The Contractor shall be required, upon direction of the CO, to rekey or replace the affected lock(s). However, the Government, at its option, may replace the affected lock(s) or perform the rekeying itself.

C.5.7.  Permits

The Contractor shall be responsible for coordinating and obtaining any required permits and/or permit modifications applicable to the performance and completion of the work within this PWS; however, the Contractor shall not be responsible for the permit fees associated with obtaining identified permits. For all permits or permit applications that are required prior to installation and operation of equipment requiring a permit, the Contractor shall assist the MPM in compiling data (e.g., air quality compliance data) into a format that results in the facility’s ability to obtain a valid construction and operating permit for the installation of the subject equipment. For equipment and other facilities where no permit is required, such data shall be compiled to assist the MPMs in maintaining compliance for affected equipment that does not require a permit in accordance with applicable state, local and federal regulatory requirements. Such documentation shall be developed consistent with the permitting authority’s requirements for issuance of the permit and shall also be used to support DAF reporting requirements. The Contractor shall coordinate with MPM prior to the submission of all permit requests. The Contractor shall maintain a library of these documents at the Contractor’s work site office. The Contractor shall comply with all applicable permit conditions. (CDRL A004)

C.5.8  Warranty of Installed Equipment and/or Systems

The Contractor shall identify and document equipment and/or system warranties for users of the equipment or systems in the O&M Manual prior to final inspection.

C.5.9  Policy and Requirement Statements

In carrying out the work assignment(s) issued under this Task order, the Contractor shall furnish the personnel, services, equipment, tools, materials, vehicles, facilities supervision, and other requirements necessary for, or incidental to the performance of work set forth herein.

It is the policy of the AF to use innovative and sustainable approaches to environmental management and technology to accomplish its mission. Sustainable projects may reduce the burden of compliance for the AF but are intended to not deplete resources, degrade the environmental, nor impact human health. The Contractor shall incorporate P2 and sustainability initiatives into all aspects of each Task order. The Contractor shall operate in a manner that promotes energy management to include energy efficiency, use of renewable energy, and water conservation. The Contractor shall comply with the installation EMS. The Contractor shall also participate in the installation’s EMS Audit Inspection, as required.

The Contractor shall function as an integral team member in support of AFCEC and the DAF mission to include sharing of information with other AFCEC Contractors and in cooperation with communities, regulators, and other Government entities.

Contractor requirements shall include the efficient management of resources, the timely submission of accurate deliverables and identify any developing solutions to impediments that may jeopardize the successful project execution. Technical requirements include, but are not limited to, early involvement in the process to allow for the development of the most cost-effective and technically sound approach or solution. The AFCEC client will rely on the Contractor’s expertise in recognizing and addressing problematic issues and successful execution of this Task order.

C.5.10  Applicable Publications

The Contractor shall perform all work in accordance with applicable federal, state, and local laws and regulations, EOs, DoD and/or DAF policies, and installation requirements and installation-level plans, e.g., installation HWMP, HMMP, AQMP, SWPPP, SWMP, ISWMP, QRP, FRP, SPCC, ICP. Applicable DAF references can be found on: www.e-publishing.af.mil or the equivalent DAF website.

The Contractor shall be immediately capable of and have the expertise to understand and address environmental laws and regulations as they pertain to work performed under the Task order. It is the Contractor’s responsibility to identify and comply with all applicable requirements. In addition, the Contractor shall refer to the current versions of the Defense Federal Acquisition Regulation Supplement (DFARS) Part 223 Environment, Energy and Water Efficiency, Renewable Energy Technologies, Occupational Safety, and Drug-Free Workplace, and DoD Environmental Field Sampling Handbook, as necessary.

C.6  MANAGEMENT, PLANNING, AND REPORTING REQUIREMENTS

The Contractor shall plan project activities including the development, implementation, and maintenance of project schedules, events, status of resources, report(s) on the activities and progress toward accomplishing project objectives, and document for Government review and approval the results of the project efforts for this Task order.

C.6.1  Contractor Personnel Training

The Contractor is responsible for the proper and timely training of Contractor personnel to perform their jobs IAW all applicable legal, regulatory, compliance, this PWS, and installation requirements at Contractor expense. Along with proper training, the Contractor personnel shall have the specific expertise necessary to perform their jobs.

The Contractor shall not allow personnel to perform any activities and/or tasks at the installation without proper and adequate qualifications or job competency training at the Contractor’s expense. In the event of any identified non-compliance, the Contractor shall, if requested, provide proof of personnel training or qualification (e.g., individual name, training/qualification type, training/qualification certificate, and date of training/qualification) to perform those activities associated with the identified non-compliance as more fully described in this PWS.

C.6.2  Environmental Awareness Training

The Contractor personnel shall take Environmental Awareness Training per DAFI 32-7001, to ensure all are aware of the environmental policy and procedures of the respective Installation’s EMSs. All Contractor personnel shall be familiar with the environmental requirements that apply to their daily duties and receive the commensurate level of environmental education and training for those duties.

C.6.3  Plans

Contractor accomplishment of a plan includes necessary coordination with installation stakeholders and applicable regulators as required for review, acceptance, and publication. All plans and similar deliverables shall be submitted in both final published (pdf or similar) and editable electronic formats (such as Microsoft Word, Excel or similar) to facilitate the draft review, commentary and subsequent revisions.

C.6.3.1  Quality Program Plan

The Contractor shall prepare and submit a Quality Program Plan (QPP) which shall include the Work Plan (WP), HSP (as required by 29 CFR 1910.120), and Environmental Sampling and Analysis Plan (SAP).  The SAP shall include the Quality Assurance Project Plan (QAPP), and the Field Sampling Plan (FSP), which is based on the AFCEC Model FSP.  Project Data Quality Objectives (DQOs) shall be fully described as required.

Minimum Quality Assurance and Quality Control (QA/QC) requirements identified by the current version of the DoD Quality Systems Manual (QSM) shall be incorporated in the QAPP.

All plans required by the Task order shall receive signature and/or stamp of properly certified Contractor staff, as required by industry standards and/or relevant laws and regulations, and as required in this Task order. (CDRLs A002, A003, A005, A006, A007)

C.6.3.2  Quality Management Plan

The Contractor shall develop and maintain a quality process to ensure services are performed IAW commonly accepted commercial practices and existing quality control systems. The Contractor shall develop and implement procedures to identify, prevent, and ensure the non-recurrence of defective services. However, the government reserves the right to perform inspections on services provided to the extent deemed necessary to protect the government’s interests. The Contractor must control the quality of the services and deliverables provided in support of this task; the Contractor must maintain substantiating evidence that services conform to contract quality requirements and furnish such information to the government if requested.

As specified in each Task order, the Contractor shall organize, document, prepare procedures for, and implement a management-driven system to provide maximum assurance that products and services conform to specified requirements. Products and services submitted in the performance of each Task order shall be according to the standard set forth by the American National Standard Institute (ANSI) / American Society for Quality (ASQ), if applicable, or Best Commercial Practice, and PWS requirements identified in the specific Task order. All work accomplished by the Contractor shall be of sufficient quality and level of acceptance by federal, state, and local regulators or code inspectors. The Contractor shall provide a Quality Management Plan (QMP) detailing the execution of this program. (CDRL A008)

The QMP shall include all the Contractor’s functions typically defined as quality assurance (QA), including inspection, calibration, identification, and correction of discrepancies and documentation. In addition, the QMP must identify the processes and procedures the Contractor will use to track compliance with the Contractor’s HSP, as applicable, and the processes and procedures that will be used to correct violations. During performance of work under the Task order, the government reserves the right to disapprove the quality service/system detailed in the QMP or portions thereof when it fails to meet contractual requirements. Additionally, the government reserves the right to perform inspections, verifications, and other quality evaluations to ensure the requirements of the PWS are being met through the implementation of the QMP. The government will be using a QASP to ensure the requirements of the PWS are being met.

C.6.4  Post-Award Meeting/Teleconference

Within 10 days after the issuance of a Task order, the Contractor shall attend a post-award meeting/teleconference with the installation POC, AFCEC/CZ COR, CO, and PM (if on-site, location to be specified). The purpose of the meeting shall be to make introductions; discuss the execution of the tasks, roles and responsibilities, performance objectives, standards; coordinate security requirements; discuss schedules; become familiar with and prioritize the work requirements, information, and/or site-specific data addressed under this Task order; and provide details regarding the transition of work requirements, as necessary. The Contractor shall prepare and submit minutes, agendas, and/or presentations. (CDRLs B002, B003, B004)

C.6.5  Progress Meetings

The Contractor shall attend monthly periodic progress meetings/teleconferences with the installation POC and AFCEC/CZ COR. Meetings shall be made available to the CO and PM via teleconference. The Contractor shall prepare and submit minutes, agendas, and/or presentations. (CDRLs, B002, B003, B004)

C.6.6  Presentation Materials

The Contractor shall prepare and present briefing packages at meetings coordinated with the Government to include, but not be limited to, the post-award meeting/teleconference, progress meetings, and regulatory meetings, as specified in the PWS.  (CDRLs B002, B003, B004)

C.6.7  Contractor’s Progress, Status, and Management Report (CPSMR)

The Contractor shall prepare and submit a monthly CPSMR. The CPSMR shall be used by the Government to review and evaluate the overall progress of the project, along with any existing or potential problem areas in the Task order. The CPSMR shall include a summary of the events that occurred during the reporting period, discussion of performance, identification of problems, proposed solutions, corrective actions taken, and any outstanding performance that is a benefit to the Government. The CPSMR shall also include project schedule status. The report format shall be coordinated with the AFCEC/CZ COR.  Cost and personnel schedules (tasks and hours breakdown) information shall be included. (CDRL B008)

C.6.8  Work Breakdown Structure

The contractor shall prepare and submit a Work Breakdown Structure (WBS) for the projects and activities to be performed. The WBS shall be used to prepare quotes, develop/update project schedules, and report cost and schedule status. (CDRL B005)

C.6.9  Project Planning Chart

The Contractor shall prepare and submit a PPC for approval. The PPC shall detail the project schedule and status through the use of Gantt Charts, which shall depict percent complete for each task within the Task order. The project schedule shall be reported using the approved WBS. (CDRL B006)

C.6.10  Master Document List

At the task order level, the Contractor shall create and maintain a Master Document List (MDL) that includes all documents, whether the document is a deliverable or not, which are prepared during the course of performance. The MDL and its documents shall be maintained in libraries readily available for submittal to the Government. (CDRL B009)

C.6.11  Synopsis of Environmental Program

The Contractor shall prepare and submit a Synopsis of Environmental Program document that includes all Permits/Plans, MDL, ODC/OLM, GFE and Contractor Furnished Equipment. This Synopsis of Environmental Program document shall be submitted to the GSA PM annually. (CDRL B012)

C.6.12  Funds and Man-Hour Expenditure Report (FMER)

The Contractor shall implement and maintain a cost accounting system and prepare a FMER to correlate the status of expensed funds and man-hours against the progress of the work completed. The FMER and associated graphics shall detail the current project status and identify funds and man-hours required to complete the assigned tasks. (CDRL C001)

C.6.13  Laboratories

C.6.13.1  General

The Contractor shall select a laboratory that complies with applicable DAF, Federal, state, and local standards and requirements including certification and accreditation programs (i.e., DoD ELAP), where applicable. The Contractor shall select a laboratory with analytical capabilities sufficient for the methods specified in installation environmental plans (e.g., QAPP, HWMP, SWPPP, SWMP) and adequate throughput capacity to handle the project’s analytical workload during all field activities. A laboratory that provides results via electronic files that are compatible with the USEPA SEDD format is required to facilitate importing sample analytical results into EESOH-MIS.

Where applicable, the Contractor shall use only qualified laboratories that have been audited and approved by the appropriate regulatory agencies in which the Task order is performed. The Contractor shall conduct audits, administer a performance evaluation sample program, verify and validate data, and perform corrective actions in accordance with the Work Plan, applicable permit(s), or other planning document, as specified in the Task order. All audit reports and performance evaluation results shall be made available to AFCEC personnel upon request. The Contractor shall create and maintain written and electronic records as specified in this Task order.

C.6.13.2  Data Quality Objectives

The USEPA has developed the DQO Process as the agency’s recommended planning process when environmental data are used to select between two alternatives or derive an estimate of contamination. The DQO Process is used to develop performance and acceptance criteria (or DQOs) that clarify study objectives, define the appropriate type of data, and specify tolerable levels of potential decision errors that will be used as the basis for establishing the quality and quantity of data needed to support decisions. The Contractor shall implement the DQO Process to ensure data of adequate quality are collected to support project decisions. Laboratories may be subject to on-site AFCEC audits of their QA/QC protocols and procedures (not subject to the expense of the Contractor). All laboratories shall meet DQOs specified in installation sampling and analysis requirements, and all laboratories shall perform QA/QC requirements as specified in the project-specific SAP. (CDRLs A001, A002, A005)

For environmental restoration program projects, DQOs shall be developed in consensus with the project team and in accordance with the Uniform Federal Policy for Quality Assurance Project Plans (UFP-QAPP). The Contractor QA POC shall review all DQOs and work with the field team and the laboratory to ensure that the DQOs are met. Analytical problems that the laboratory and the Contractor QA POC cannot resolve shall be brought to the attention of the Contractor’s project manager, AFCEC COR, and project team as needed for resolution. Laboratories may be subject to on-site AFCEC audits of their QA/QC protocols and procedures.

C.6.13.3  Analytical Data Recordkeeping

If any SAM is performed, the Contractor shall create and maintain, in one location, written and electronic records sufficient to recreate each sampling, analytical, testing, and monitoring event, as specified, and provide documentation within a Technical Data Package to include, but not be limited to, field data sheets, chain of custody forms, raw data, and data validation IAW the approved QAPP. The Contractor shall maintain records of, and derived from, all activities outlined in the appropriate portion of the Work Plan or other planning document (e.g., QAPP) supporting the generation of these sampling and analysis records. The Contractor shall also retain written calculations using information obtained from SAM, and testing activities, to include all raw data. The Contractor shall be responsible for the accuracy and completeness of all data submitted to EESOH-MIS.  The Contractor shall make these records available to the Government upon request. (CDRL B010)

Note: The Contractor shall not develop a new IT capability without government approval to include databases, websites and SharePoint.  The Contractor shall be responsible for the accuracy and completeness of all data submitted. Field activity for projects with groundwater sampling normally includes recording and reporting field parameters and groundwater levels applicable to the sampling event. Chemistry data should consist of the appropriate Laboratory Quality Control (LABQC) data to include sufficient lab blanks and blank spikes per analytical batch (see WP and QAPP). All data submitted by the Contractor shall correspond exactly with the data recorded in the original laboratory reports and other documents associated with sampling and laboratory tasks. The recordkeeping section of the WP requires that laboratories shall maintain electronic and hardcopy records sufficient to recreate each analytical event conducted pursuant to the PWS.

C.6.13.4  Minimum Performance Standards for Environmental Laboratories

The Contractor shall ensure the Government is notified in writing of any change in laboratory certification or accreditation status within 30 calendar days of the change. This written notification requirement applies, but is not limited to, suspension or revocation of certification or accreditation. For contracts in which the Prime Contractor subcontracts laboratory services, a Contractor QAM and Project Chemist must be designated by the Prime Contractor. (CDRL A002)

C.6.14  Tracking/Inventory for Hazardous Substances

The Contractor shall be responsible for handling, managing, storing, transporting and disposing of all HM and HW IAW applicable federal, state, and local laws and regulations, EOs, DoD/ DAF policies, and installation requirements. Applicable DAF policy includes, but is not limited to, AFMAN 32-7002 and AFMAN 40-201 Radioactive Materials (RAM) Management. The Contractor shall immediately report spills of hazardous or toxic materials to the installation POC, AFCEC/CZ COR, GSA CO, and GSA PM IAW the Health Risks section of the PWS herein. The Contractor shall be responsible for cleanup and cleanup costs due to Contractor-caused spills. The Contractor shall be responsible for the disposition of Contractor-generated HW and excess HM.

In the event the Contractor purchases or uses a product that requires tracking under the HMMP, the Contractor shall follow installation requirements for tracking HM and comply with AFMAN 32-7002. Additionally, the Contractor shall contact the installation POC to obtain technical assistance in achieving and maintaining compliance with HM issue, use, and disposal requirements. The Contractor shall ensure tracking of all HM in EESOH-MIS. The Contractor shall use installation-established procedures (e.g., Hazmat Tracking Activity, etc.) to accomplish tracking. The Contractor shall maintain copies of SDS for all HM used and stored on-site during performance of the Task order. The Contractor shall not supply or deliver any HM or chemicals to the installation that are listed on the EPCRA toxic chemical list (see AFMAN 32-7002, Chapter 3; EPA 550-B-10-001, Consolidated List of Chemicals Subject to the EPCRA, CERCLA, and Section 112(r) of the CAA [i.e., “List of Lists”]; USEPA Office of Land and Emergency Management (OLEM); and www.epa.gov/emergency-response), without prior written approval from the DAF component official and the GSA CO or DAF COR. Contractors using HM on DAF installations must follow the requirements of Section 2.5.5 of AFMAN 32-7002, Chapter 3. (CDRL A002)

C.6.15  Information Technology

The Contractor shall not develop or maintain an IT system or product without prior approval granted through the CE IT governance process.  The use of a currently approved system is a requirement for acceptance of all data deliverables.  If an approved IT system is unavailable, the Contractor shall communicate the requirement with the MPM and AFCEC/CZ COR who will determine the appropriate procedure for IT acquisition.

C.6.16  Photo Documentation

The Contractor shall prepare photo documentation, as requested by the MPM and AFCEC/CZ COR. Documentation shall include but not limited to photos of sites under investigation, field activities, or sample locations, and must be date/time stamped. The Contractor shall obtain approval from the AFCEC/CZ COR and the installation Public Affairs Office prior to taking photographs on the installation. (CDRL B011)

C.7  ADMINISTRATIVE AND MANAGERIAL REQUIREMENTS

The Contractor shall perform management and planning functions, as well as performance measurement, during the course of this effort, as specified in this Task order.

C.7.1  Coordination

The Contractor shall be responsible for identifying and complying with all applicable requirements as they pertain to the project requirements. The Contractor shall immediately report any potential or actual conflicts between applicable federal, state, and/or local environmental laws or statutes. (CDRL A002)

The Contractor shall plan project activities including the development, implementation, and maintenance of project schedules, events, resources, report(s) and progress, and document for Government review and approval the results of the project.

C.7.1.1  Coordination with Government Offices

The Contractor is responsible for completing specific tasks as assigned and completing those tasks to the satisfaction of an authorized AF official in a specific AF component group to include, but not be limited to, MPM, AFCEC/CZ COR, AFCEC/CZO ISS Chiefs, and AFCEC/CZO. The Contractor may also be required to interface with other AF staff components on certain tasks to include, but not be limited to, legal and public affairs.

C.7.1.2  Coordination with Other Contractors

The Contractor shall cooperate fully with other Contractors and Government employees. The Contractor shall not commit any act that will interfere with the performance of work by any other Contractor or Government employee. The CO will resolve work schedule conflicts between the Task order and other contracts. The CO will provide written direction to the Contractor to reschedule work when required.

C.7.2  Regulatory Interface

The Contractor shall assist in the application of general and site-specific regulatory requirements that pertain to assigned AFCEC projects and maintain currency with changing DoD regulations and federal, state, and local statutes and regulations.

The Contractor is not an employee of the Government and shall not represent the Government in an official or unofficial capacity without the express prior written permission from the CO. This notwithstanding, in the event that any regulatory representative approaches the Contractor with a stated intent to inspect the activities of the Contractor without the previous direction of the CO, the Contractor shall respectfully inform the regulatory representative that the inspection must be delayed until the CO is properly notified, and a duly appointed AFCEC/CZ COR is present or other direction is issued by the CO. If this is not possible, due to project constraints, the Contractor shall notify the CO, AFCEC/CZ COR, and installation POC at the earliest possible time following the inspection.

C.7.3  Document Preparation

Any document preparation accomplished by the Contractor that has legal consequences to the AF shall be submitted through the CO or the AFCEC/CZ COR for appropriate DAF component approval before submission to any regulatory authority external to the DAF. Documents of legal consequence include, but are not limited to:

      - Any document requiring affirmative certification by an DAF official that the contents of the document are true and correct to the best of his or her knowledge, e.g., Resource Conservation and Recovery Act [RCRA] permit applications;

      - Any document that could lead to administrative or criminal sanctions against the DAF if the information is determined to be incorrect, misleading, or inaccurate; or

      - Any document providing information about internal DAF operations being requested by an external agency as part of an investigation or inquiry.

C.7.4  Reporting Noncompliance

The Contractor shall immediately report any noncompliance with applicable federal, state, or local environmental laws, or nonconformance with AFIs/DAFIs as applied through the EMS to the appropriate DAF component official through the CO or AFCEC/CZ COR. (CDRL A001)

The Contractor can be held responsible for completing corrective actions and/or liable for payment of fines/penalties that result from an enforcement action issued by a regulator if the noncompliance cited is a direct result of the Contractor's action or the Contractor's failure to take an action required by the contract.

C.7.5  Special Notification

C.7.5.1  Health Risks

The Contractor shall immediately report to the CO, GSA PM, AFCEC/CZ COR, and installation POC using verbal telephone or e-mail notification pursuant to the Task order, any issues or incidents which may indicate potential imminent risk to contracted, federal, or local personnel; the public at large; or the environment. Following the verbal or e-mail notification, a written notice with supporting documentation, to include photographic documentation whenever appropriate, shall be prepared and delivered within three (3) working days to the CO. Upon request of the CO, GSA PM or the AFCEC/CZ COR, the Contractor shall provide pertinent raw laboratory data immediately (not to exceed two [2] weeks) via e-mail, and then provide final results and laboratory quality data via standard mail as soon as possible. (CDRL A001)

C.7.5.2  Identification and Change of Critical Contractor Personnel

The Contractor shall submit an organizational chart displaying personnel involved in the effort, their organization, their respective labor categories, and their roles and responsibilities. The Contractor shall immediately notify the CO, GSA PM, and AFCEC/CZ COR, in writing or e-mail, of any changes in critical Contractor personnel. The Contractor shall obtain CO and AFCEC/CZ COR approval of any proposed changes in project personnel along with the steps taken/proposed to ensure there are no impacts to the schedule or costs associated with individual tasks. The Contractor shall identify to the CO, GSA PM, and AFCEC/CZ COR all subcontractors to be used under the Task orders issued pursuant to this PWS, prior to signing any subcontract or initiating any work. The Contractor shall provide subcontractor qualifications to the CO, GSA PM and AFCEC/CZ COR prior to subcontractor utilization. (CDRL A001)

C.7.5.3  Unexploded Ordnance

If the potential for Unexploded Ordnance (UXO) exists, the Contractor shall ensure the work site has been cleared, i.e., by certified Government officials, of all UXOs prior to commencement of field activities. In other words, this section does not, in any form or fashion, include requirements to complete actual UXO removal work. This section is strictly to outline the procedures if unintended UXO, its components, or materials are encountered. Thus, if UXOs are discovered during field activities, the Contractor shall halt work immediately and report the discovery to the installation POC and AFCEC/CZ COR via telephone to be followed by written notification to the installation POC, AFCEC/CZ COR, CO, and GSA PM. Additionally, the Contractor shall take action to secure the work site and prevent unauthorized entry. Such action may include, but is not limited to, notification of the installation command post, security police, and fire department. Once work has been halted due to the presence or suspected presence of UXO, further work shall not commence until notified by the CO after clearance is authorized by Explosive Ordnance Disposal (EOD) personnel. (CDRL A001)

C.7.5.4  Historical and Archeological Sites

Unless working on a site to identify historical/archeological work, if any whole or fragmented skeletal elements (bones), fossils, or historic or archeological artifacts, resources, features, or sites are discovered during field activities, the Contractor shall halt work immediately and report the discovery to the installation POC and AFCEC/CZ COR via telephone, to be followed within 24 hours by written notification to the CO and GSA PM. Additionally, the Contractor shall take action to secure the work site, prevent unauthorized entry, and avoid any further damage or disruption to the location. Permission to proceed with field activities in the area will be granted by the CO, after coordination with the installation or local/regional AFCEC/CZ Cultural Resources Manager (CRM). The Contractor shall not publicize or disclose the existence of said elements, artifacts, etc., to unauthorized persons or entities without specific written permission from the CO, who will coordinate with the local/regional AFCEC/CZ CRM. (CDRL A001)

C.7.6  DATA RIGHTS

The AF has unlimited rights to all documents/material produced under this contract. All documents and materials, to include photographs and source codes of any software, produced under this contract shall be AF owned and are the property of the AF with all rights and privileges of the ownership/copyright belonging exclusively to the AF. These documents and materials cannot be used or sold by the Contractor without written permission from the CO. All materials supplied by the AF shall be the sole property of the AF and cannot be used for any other purpose. This right does not abrogate any other AF rights under the applicable Data Rights clause(s). The Contractor shall ensure that all documents or reports produced by the Contractor are marked as Contractor products or that the Contractor participation is appropriately disclosed.

C.7.7  Report Documentation

Reports presenting data, analyses, and recommendations shall be prepared in a standard format as provided in a clear and concise manner. The report shall be referenced and footnoted. Appendices shall include backup documentation including search methodology, search history, sources contacted, calculations, and assumptions used to reach conclusions. All site drawings shall be of engineering quality with sufficient detail to show interrelations of major features on the site map (i.e., north arrows, keys, scales, etc.). The report shall consist of 8-1/2” by 11” pages with any drawings folded, if necessary, to this size. If a full size drawing is required it may be folded and placed in an envelope pocket that is included in the binder. A decimal paragraphing system shall be used. The report covers shall be durable binders which hold pages firmly while allowing easy removal, addition, or deletion of pages. A report title page shall identify the report title; Point of Contact (POCs) for the installation, service agency, and AFCEC; and date. The responses and reports will reflect a high degree of professionalism and will be factual and editorially correct.

C.7.8  PROPRIETARY INFORMATION

All materials and data, including photographs, gathered and/or developed in the performance of the tasks listed in this PWS shall be the property of the AF and shall only be used by the Contractor and their Sub-Contractors for the execution of this PWS. Additionally, all documents shall be delivered to the government with unlimited rights and without restrictions. The Contractor is not authorized for any other use or distribution of said material without the specific written permission of the COR. After completion of the project, all materials shall be returned to the respective Installation.

Photography on each Installation is restricted and many areas off-limits. The Contractor shall obtain permission from the MPM prior to taking photographs.

C.7.9  GEOSPATIAL REQUIREMENTS

All products associated with this contract that provide a map representation of the location of installation features (historical, existing, or planned) including installation maps, site plans, area development plans, walls-out as-built depictions, or other related overhead (plan) views of an installation (partial or entire) must adhere to the following requirements.  (NOTE: This requirement does not currently involve walls-in facility floor plans or interior renderings.)

All maps and associated data must comply with the latest version of Spatial Data Standards for Facilities, Infrastructure, and Environment (SDSFIE) available from the SDSFIE web site.  The SDSFIE web site address will be provided under separate cover.  These data will be organized using the latest version of the SDSFIE standard, Air Force Adaptation, approved by the Installation Geospatial Information & Services (IGI&S) Governance Group (IGG) available from the AFCEC Geo Integration Office (GIO) as the USAF lead for IGI&S capabilities.  The SDSFIE standard is the authority for file and feature class identification and definition, attribution and valid domain values.  When any geospatial information collected as a result of the contract includes information identified in the Common Installation Picture (CIP) or recognized Mission Data Set (MDS) the Contractor will deliver data consistent with the established requirements for the data and will ensure functionality with the receiving system.  Information must be collected at no less than 1:1200 scale for base cantonment areas and 1:4800 scale for larger undeveloped base areas.  Spatial data will meet or exceed National Map Accuracy Standards at those scales.  Metadata will be provided and will use Federal Geographic Data Committee (FGDC) Content Standards for Digital Geospatial Metadata (CSDGM) for organization.

Geospatial data must be delivered in a geo-referenced Geographic Information (GIS) format (feature-based file structures with one-to-one cardinality between spatial records and attribute records) using Environmental Systems Research Institute’s (ESRI) geodatabase format.  All attribute data as specifically outlined in the Task order contract must be included either in the GIS data file or as a separate table with a SDSFIE key variable that may be used to relationally join the separate table with the GIS data file.  All geospatial data must be delivered using the projection, coordinate system, and coordinate units stipulated by the AFCEC GIO (e.g, WGS-84, North American Datum 1983 (NAD83) projection, State Plane Coordinate System, feet or metric coordinate units).  Further guidance on mapping units, coordinate systems and projections is available from the AFCEC GIO and/or Installation GIO. (CDRL B001)

Mapping- or Survey-Grade Global Positioning Systems (GPS) or comparable traditional survey methods will be used to collect geospatial data.  The use of mapping- or survey-grade GPS will depend on the precision requirements of the product data.  These requirements will be specified later in this PWS for all contract activities where geospatial data are involved.  In the case of contracts involving utility construction, location and attribute data will be obtained at the time of excavation.  Further information about precision requirements should be obtained from the AFCEC GIO or installation GIO.

Source data and product data remain the property of the US Government.  The Contractor may be required to explain and demonstrate the company's process for protecting all geospatial data, including but not limited to geometry, attributes, metadata, topologies, and relational database schemas and operations used in association with this PWS. The Contractor may be required to sign a non-disclosure agreement attesting to the same before source data are released.  Further information about security and nondisclosure requirements should be obtained from the AFCEC GIO and/or installation GIO.  Some installation map data, source and/or product, may be considered by the government to be “sensitive, but unclassified” or “Critical Unclassified Information (CUI)”.  The intent of this clause is to prevent intentional or unintentional dissemination of “sensitive, but unclassified” information to include unauthorized access to the source and product data by any entity wishing to do harm to the USAF or U.S. Government while the data resides on the Contractor's computer network.  The Contractor is not authorized to release this information to any third party without the explicit consent of the AFCEC or the involved installation.  All source information must be returned to the government POC or destroyed upon completion of the project.  Special requirements for handling classified map data, if applicable, will be addressed elsewhere in this PWS.  Final deliverable geospatial data must be provided to the AFCEC GIO and installation GIO in an electronic, digital format according to specifications provided above.

C.7.10  REQUIRED QUALIFICATIONS

Required Professional Qualifications

| Labor Category Experience |  |
| --- | --- |
| Labor Category | Experience Requirements |
| Program Manager | BS Degree + 14 years’ experience minimum or MS Degree + 12 years’ experience minimum or PhD + 10 years’ experience minimum |
| Project Manager | BS Degree + 8 years’ experience minimum or MS Degree + 6 years’ experience minimum or PhD + 4 years’ experience minimum |
| Environmental Scientist/Engineer – Senior* | BS Degree + 12 years’ experience minimum or MS Degree + 10 years’ experience minimum or PhD + 8 years’ experience minimum |
| Environmental Scientist/Engineer – Mid* | BS Degree + 8 years’ experience minimum or MS Degree + 6 years’ experience minimum or PhD + 4 years’ experience minimum |
| Environmental Scientist/Engineer – Junior* | BS Degree + 4 years’ experience minimum or MS Degree + 2 years’ experience minimum or PhD + 0 years’ experience minimum |
| Environmental Technician – Senior** | High School Diploma and relevant certification for work to be performed +16 years’ experience minimum or AAS Degree + 14 years’ experience minimum. or BS Degree + 6 years’ experience minimum |
| Environmental Technician – Mid** | High School Diploma and relevant certification for work to be performed +12 years’ experience minimum or AAS Degree + 10 years’ experience minimum. or BS Degree + 4 years’ experience minimum |
| Environmental Technician – Junior** | High School Diploma and relevant certification for work to be performed +8 years’ experience minimum or AAS Degree + 6 years’ experience minimum. or BS Degree + 2 years’ experience minimum |
| Geographic Information System (GIS) Analyst, Senior | BS Degree + 6 years’ experience minimum or MS Degree + 4 years’ experience minimum |
| GIS Analyst, Junior | BS Degree + 2 years’ experience minimum or MS Degree + 0 years’ experience minimum |
| Administrative Specialist | High School Diploma +4 years’ experience minimum or BS Degree + 0 years’ experience minimum |

Note:

* This category also refers to other engineers and scientists such as: Chemical, Civil, Mechanical, Electrical, Structural, Fire Protection, and Geotechnical engineers, and Archaeologists, Architects, Biologists, Chemists, Geologists, Hydrogeologists, Ecologists, Toxicologists, Industrial Hygienists, and Hazardous Waste Specialists, etc.

**This category includes technician support such as: HW accumulation site operators, Database support, technical editors, etc.

C.7.11  OTHER  DIRECT COSTS  (ODC’S)

The Government may require the contractor to travel, rent and/or purchase ODCs, including supplies, parts and rental of equipment which will be critical and related to the services being acquired under the task order. Such requirements may be identified at the time either as Order Level Materials (OLM) when an RFQ is issued or may be identified during the course of a task order by the Government or the contractor. If the contractor initiates Travel or an ODC transaction within the scope of this task order, the contractor shall submit to the CO a Consent to Purchase (CTP) (Attachment 2). The CTP shall: a. Be prepared in a legible manner. b. Include the purpose of the travel/purchase. c. Specify the travel or items being purchased. d. Show the estimated cost of the travel or purchase. e. Include a cost comparison for purchase. f. Show the purpose/rationale behind the travel/purchase.

C.7.12  CONTRACTOR TRAVEL

Contractor Travel The Government may require the contractor to travel in the Continental United States (CONUS) in support of the requirements in section 1.4 of the Performance Work Statement in accordance with (IAW) FAR 31.205-46, and the Federal Travel Regulations (FTR). All travel must be approved by the COR before a trip begins. Any travel greater than $10,000.00 must also be approved by the GSA PM and CO before a trip begins. Failure to have an approved CTP prior to travel taking place will result in the Contractor’s invoice being rejected. If prior Government approval is not obtained, the contractor will not be reimbursed. The contractor will not be reimbursed for travel that occurs in their local area. Locations and duration of travel cannot be fully defined at this time. Therefore, the ceiling amount for Direct Reimbursable Travel for the life of this contract/order is TBD. Direct Reimbursable Travel ceiling breakdown is depicted below.

Base Year: $TBD

Option Year 1: $TBD

Option Year 2: $TBD

Option Year 3: $TBD

Option Year 4: $TBD

Approval for Travel: Emergency requirements shall be defined and approved by the COR. The contractor shall make every effort to locate the airport that will provide the lowest cost of air travel possible. The COR may require a cost benefit analysis to support any travel, as deemed necessary. The contractor shall submit requests in GSA ASSIST at least two weeks in advance of travel for approval. All travel shall be in accordance with the JTR and shall be at or below the applicable per diem rate, unless approved via CTP. On the first and last day of travel, the Meals and Incidental Expenses (M&IE) rate is 75 percent of the authorized rate. The CTP shall be approved by the COR and GSA PM and CO in advance. Travel charges over and above per diem without proper approval, shall be at the expense of the contractor. After travel is incurred, documentation/receipts shall be sent to the COR (with the invoice submittals). NO PAYMENT WILL BE MADE WITHOUT DOCUMENTATION/RECEIPTS.

C.7.13  ORDER LEVEL MATERIALS CLIN

The Ancillary CLIN will be a time and material (T&M) CLIN. The services, descriptions and quantities are not known. It is anticipated that OLM Supplies and Services such as sampling services, supplies, lease of forklifts, lease of vehicles are required to support this task order requirement. These supplies and/or services are necessary to complement a contractor's offerings to provide a solution to this task order requirement. Items awarded under ancillary supplies/services SINs are not OLMs. For a T&M OLM, these ODC items/services will not exceed the NTE CLIN amount specified in the task order award.

C.7.14  TRANSITION IN/TRANSITION OUT – Not Applicable.

C.7.15  GOVERNMENT FURNISHED EQUIPMENT (GFE) / GOVERNMENT FURNISHED PROPERTY (GFP)

The Government will provide the Contractor with basic equipment and property (e.g., laptops, desktops, monitors (as needed) and mobile smart phones). The Contractor shall keep an inventory of GFE/GFP, which shall be made available to the COR or CO upon request. The Contractor shall manage, maintain, and control all GFE/GFP in support of this contract and subsequent task orders in accordance with the clause at FAR 52.245-1. All Government-furnished equipment (GFE) and/or Government-furnished property (GFP) provided to the Contractor to perform work under this task order shall be returned to the Government at the end of the period of performance.

C.7.16  GOVERNMENT FURNISHED INFORMATION

The Government will provide Government-furnished information (GFI) (e.g., technical data, applicable documents, plans, regulations, specifications, etc.) in support of this task. The Government expressly reserves the right to add, delete, or modify at its exclusive discretion any access rights at any time during contract performance, based upon what in the Government’s judgment is necessary to most effectively and efficiently perform the mission.

The Government will provide the Contractor with access to all computer and network hardware and software necessary to fulfill the requirements of this task.

The Contractors shall ensure that all GFI provided for their use shall be secured. All training materials, policies, procedures, timelines, electronic work products and/or other documentation, created in support of this task and/or provided by the Government are the property of the Government.

C.7.17  GOVERNMENT FURNISHED PROPERTY AND SERVICES

The Contractor shall furnish necessary supplies, parts, materials, tools, support equipment, labor and vehicles required to perform operations required by this effort, except those items or services specifically identified in Section 1.1.17 as Government furnished. Contractor furnished property, not otherwise deemed Contractor-acquired property to which the Government has title, shall be clearly identified as such so that it is immediately distinguishable from Government-furnished property.

C.7.18  CONTRATOR FURNISHED VEHICLES AND EQUIPMENT

Any Contractor furnished vehicles shall have the company name prominently displayed on both sides of the vehicle, and present a neat, professional appearance. All Contractor furnished vehicles and equipment used in the performance in this PWS shall meet all Local, State, and Federal safety and environmental requirements. Contractor furnished vehicles and equipment found to be unsafe shall be removed from the Installation and replaced at the Contractor’s expense. The Contractor shall not use any Government-owned tools, materials, or parts to maintain Contractor furnished vehicles and equipment without prior written approval of the COR and CO. The COR may inspect the Contractor furnished vehicles and equipment at any time and direct the removal of any unsafe or objectionable vehicle and equipment from the Installation.

C.7.19  CONTRACTOR PERSONNEL TRAINING

The contractor is responsible for the proper and timely training of contractor personnel to perform their jobs IAW all applicable legal, regulatory, compliance, and installation requirements at contractor expense. The contractor shall not allow personnel to perform any activities and/or tasks at the installation without proper and adequate qualifications or job competency training (See PWS Section 5.14) at the contractor’s expense. In the event of any identified non-compliance, the contractor shall, if requested, provide proof of personnel training or qualification (e.g., individual name, training/qualification type, training/qualification certificate, and date of training/qualification) to perform those activities associated with the identified non-compliance as more fully described in this PWS.

C.7.19.1  ENVIRONMENTAL AWARENESS TRAINING

Both Contractor and subcontractor personnel shall complete Environmental Awareness Training per AFI 32-7001, Environmental Management, to ensure all employees are aware of GEMO AFB’s Environmental Commitment Statement and the procedures of GEMO AFB EMS. GEMO AFB’s EMS prioritizes significant environmental aspects, regulatory compliance issues and relates the actual or potential impacts with associated mission execution; the mission-related benefits of improved personal performance; their roles and responsibilities in achieving regulatory compliance and conformity with EMS requirements; the potential consequences of departure from specified plans, procedures, checklists, and other documentation; the need to accomplish and document training upon arrival at a new duty station; and the frequency of training. All Contractor personnel shall know the environmental requirements that apply to their daily duties and receive the commensurate level of environmental education and training for those duties. Additionally, all Contractor personnel who will be accessing base property must take the Desert Tortoise Awareness Briefing offered by GEMO AFB.

C.7.19.2 HW PERSONNEL

The Contractor Program Manager for Hazardous Waste should have at least 3-years of recent and relevant work experience in Hazardous Waste Management in a facility or installation that is similar in size and scope as GEMO AFB.

All HW Contractor personnel must meet the following minimum qualifications at time of award and throughout the Task order (as demonstrated with supporting documentation such as copies of training certificates, letters, licenses, etc.) to conduct HW services at GEMO AFB:

• Current DOT – 49 CFR 172.704 “HazMat Employee” meeting the general and function specific training to include HW Operations, 80-hours initial, and 3-year refresher

• Current RCRA annual HW Refresher training

• OSHA 29 CFR 1910.120, Hazardous Waste for appropriate working level including 8-hour supervisor course for the supervisor. All HW Contractor personnel must also demonstrate relevant work experience at time of award and throughout the Task order:

• 2-years of experience in HW operations including packaging, labeling, profiling, storing, transporting and manifesting;

• Be capable of obtaining a valid commercial driver’s license with the “H” endorsement should the requirement become necessary In addition, all HW Contractor personnel involved with TSDF (i.e., OB/OD) operations or emergency response must meet the following minimum qualifications (demonstrated with supporting documentation such as copies of training certificates, letters, licenses, etc.):

• OSHA 29 CFR 1910.120, Hazardous Waste Operations and Emergency Response

• HAZWOPER, 40-hour certificate

• OSHA – 29 CFR 1910.120, HAZWOPER, 8-hour Supervisor Course The Contractor principal in charge of the onsite HW operations conducted under this PWS must also demonstrate at least 5-years of recent and relevant work experience in HW operations in a facility similar in size and scope of operation at GEMO AFB. This experience should include packaging, characterization, labeling, profiling, storing, transporting, and manifesting. All HW Contractor personnel must also demonstrate relevant work experience as follows:

• Minimum 2-years of experience in HW operations including packaging, characterization labeling, profiling, storing, transporting and manifesting;

• Be capable of obtaining a valid commercial driver’s license with the “H” endorsement should the requirement become necessary;

• Working knowledge of the State Hazardous Waste Management regulations and DOT HM regulations; and

• Basic working knowledge of MS Windows Operating Systems or equivalent and MS Office software packages or equivalent.

C.7.19.3  HM PERSONNEL

The Contractor Program Manager for HM Management should have at least 5-years of recent and relevant work experience in HM Management.

All personnel working in IHMMP support must have a minimum of 2-years of relevant experience evaluating chemicals based on their SDS and be aware of HM reduction methodologies.

All personnel working in this task must have a minimum of 2-years of relevant experience evaluating chemicals based on their Safety Data Sheets (SDS) and be aware of HM reduction methodologies.

C.7.19.4  SAM PERSONNEL

All personnel performing the sampling must have a minimum of 5-years of relevant experience, including statistical analysis and report writing, in the assigned media.

C.7.19.5  AIR QUALITY PERSONNEL

All Contractor personnel performing Air Quality services under this PWS shall have a minimum of 3-years of experience in Air Quality projects in state of California. Contractor personnel assigned to the Air Quality task in this PWS shall also demonstrate direct experience in air quality management of similar sources and equipment.

Contract oversite shall be managed by personnel with a minimum 7-years of experience in air quality management at military or aerospace installations.

Contractors must be able to maintain appropriate level of security clearance and obtain authority to drive on the flight line as required by the AF program.

Contractors must maintain applicable certifications required to perform specific air quality monitoring functions including CARB Method 9 VEE, CARB approved source testing Contractors, International Code Counsel (ICC), EPA, State of California Contractor’s license and vendor vapor recovery certifications, and as needed by specific project requirements. (CDRL A001)

C.7.19.6 CULTURAL RESOURCES PERSONNEL

The Contractor’s Cultural Resource Program Manager shall have at least 2-years of experience working in the Western Mojave Desert Region. The Contractor’s Cultural Resource Program Manager and Principal Investigators must be qualified per the Secretary of the Interior’s Standards for the appropriate discipline/study.

C.7.19.7 SOLID WASTE MANAGEMENT PERSONNEL

The Contractor Solid Waste Program Manager for this PWS must demonstrate at least 5-years of relevant work experience in Solid Waste Management. In addition, The Program Manager must also have appropriate registration in California (e.g., PE). All Contractor personnel performing Solid Waste Management services under this PWS shall have a minimum of 3-years of experience in Solid Waste and landfill regulatory compliance in the state of California.

C.7.19.8  PETROLEUM, OIL, and LUBRICANTS PERSONNEL

The Contractor POL Program Manager for this PWS must demonstrate at least 5-years of relevant work experience in POL Management.

# This page intentionally left blank.

# E.1   PLACE OF INSPECTION AND ACCEPTANCE

Inspection and acceptance of all work performance, reports, and other deliverables under this TO will be performed at AFCEC Client COR location and the locations outlined in this requirement  by the AFCEC COR.

# E.2   SCOPE OF INSPECTION

All deliverables will be inspected for content, completeness, accuracy, and conformance to TO requirements by the AFCEC COR. Inspection may include validation of information or software through the use of automated tools, testing, or inspections of the deliverables, as specified in the TO. The scope and nature of this inspection will be sufficiently comprehensive to ensure the completeness, quality, and adequacy of all deliverables.

The Government requires a period NTE 07 calendar days after receipt of deliverable items for inspection and acceptance or rejection.

# E.3   BASIS OF ACCEPTANCE

The basis for acceptance shall be compliance with the requirements set forth in the TO and relevant terms and conditions of the contract. Rejected deliverable items shall be corrected in accordance with the applicable clauses.

Acceptance of deliverables (e.g., reports, documents, and narrative-type deliverables) will occur when all discrepancies, errors, or other deficiencies, as identified in writing by the Government, have been resolved through documentation updates, program correction, or other mutually agreeable methods.

If a deliverable is adequate, the Government may accept it or provide comments for incorporation. All of the Government’s comments on deliverables shall either be incorporated in the succeeding version of the deliverable, or the contractor shall explain to the Government’s satisfaction why such comments should not be incorporated.

If the Government finds that a deliverable contains spelling errors, grammatical errors, or improper format, or otherwise does not conform to the quality assurance requirements stated within the TO, the document may be rejected without further review and returned to the contractor for correction and resubmission. If the contractor requires additional Government guidance to produce an acceptable deliverable, the contractor shall arrange a meeting with the AFCEC COR.

# E.4   DELIVERABLES

The Government will provide written acceptance, comments, and/or change requests, if any, within 07 calendar days (unless specified otherwise in Section F) from Government receipt of the deliverable. Upon receipt of the Government comments, the contractor shall have 07 calendar days to incorporate the Government’s comments and/or change requests and to resubmit the deliverable.

# E.5   WRITTEN ACCEPTANCE/REJECTION BY THE GOVERNMENT

The AFCEC COR will provide written notification of acceptance or rejection (Section J, Attachment X of all deliverables within 07 calendar days (unless specified otherwise in Section F). All notifications of rejection will be accompanied with an explanation of the specific deficiencies causing the rejection.

Once accepted, electronic deliverables shall be submitted to the AAS/AFCEC COR via the Assisted Service Shared Information SysTem (ASSIST) Collaborations no later than 05 calendar days after the AAS CO’s or AFCEC COR’s acceptance.

# E.6   NON-CONFORMING PRODUCTS OR SERVICES

Non-conforming products or services will be rejected. Deficiencies shall be corrected, by the contractor, within 07 calendar days of the rejection notice. If the deficiencies cannot be corrected within 07 calendar days, the contractor shall immediately notify the AFCEC COR of the reason for the delay and provide a proposed corrective action plan within 03 calendar days.

If the contractor does not provide products or services that conform to the requirements of this TO, the Government may withhold the fixed price until the non-conforming products or services are remediated.

# F.1   PERIOD OF PERFORMANCE

The period of performance for this TO is a six (6) month base period and four (4) one-year option periods

Base Period:		September 01, 2026 – February 28, 2027

First Option Period:	March 01, 2027 – 28 February 2028

Second Option Period:	March 01, 2028 – 28 February 2029

Third Option Period:	March 01, 2029 – 28 February 2030

Fourth Option Period:	March 01, 2030 – 28 February 2031

# F.2   PLACE OF PERFORMANCE

The primary place of performance where the contractor will perform the work is Grand Forks AFB, Ellsworth AFB, Minot AFB and Offutt AFB. Long-distance travel is anticipated to be required in support of this effort

# F.3   TASK ORDER (TO) SCHEDULE AND MILESTONE DATES

The following schedule of milestones will be used by the AFCEC COR to monitor timely progress under this TO.

The following abbreviations are used in this schedule:

CDRL: Contract Data Requirements List: CDRL

CLIN: Contract Line Item Number

DEL: Deliverable

GOV’T: Government

IAW: In Accordance With

NLT: No Later Than

TOA: Task Order Award

Days: Unless otherwise specified, all references to days are calendar days

Deliverables are due the next Government workday if the due date falls on a holiday or weekend.

The contractor shall deliver the deliverables listed in the following table on the dates specified:

The table below, Summary of Contract Deliverables, summarizes the specific products the Contractor shall submit to the Government under this Task order.

| CDRL | PWS Para | Deliverable Title | Date of Submission | Frequency | Distribution 1 = Number of Copies D = Draft Version F = Final Version E = Electronic Copy H = Hard Copy |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | AFCEC | MPM |
| A001 | C.5.1, C.6.13.2, C.7.4, C.7.5.1-4, C.7.19.5 | Notice of Conflicts/ Issues, Reporting Noncompliance, qualifications | As Required | As Required | 1E | 1E |
| A002 | C.5.1, C.6.3.1, C.6.13.2, C.6.13.4, 2.6.14, C.7.1 | Health Risks/ Critical Issues Notification | Within 3 Business Days | As Required | 1E | 1E |
| A003 | C.5.1, C.6.3.1 | OSHA Reports | Within 1 Hour of Event | As Required | 1FE | Telephone, 1EH |
| A004 | C.5.7 | Permits | As Required | As Required | 1E | 2EH |
| A005 | C.6.3.1, C.6.13.2 | Quality Program Plan (QPP) | 30 days after award | One report plus revisions | 1DE, 1FE | 1DE, 1FE |
| A006 | C.5.6, C.6.3.1 | Technical and Management Project Activities Work Plan (WP) | 30 days after award | One report; annual revisions | 1DE, 1FE | 1DE, 1FE |
| A007 | C.6.3.1 | Quality Assurance Project Plan (QAPP) | As Required | One report plus revisions | 1DE, 1FE | 1DE, 1FE |
| A008 | C.6.3.2 | Quality Management Plan (QMP) | As Required | One report plus revisions | 1DE, 1FE | 1DE, 1FE |
| A009 | C.4.1 | Shipment Documents | Last business day of month | Monthly | 1FE | 1FE |
| A010 | C.4.1.1 | Annual HW Steam Inventory | As requested | Annual | IFE | IFE |
| A011 | C.4.1.1 | Semi Annual HW Signing Authority Letter | 7 days after quarter ending | Semi Annual | 1FE | 1FE |
| A012 | C.4.1.1 | Semi Annual Waste Stream Source Reduction Report | As required | Semi Annual | 1FE | 1FE |
| A013 | C.4.1.1 | SAA HW Manager Update Report | As required |  | 1FE | 1FE |
| A014 | C.4.1.1 | SOP for Handling HW | 30 days after award | Annual | 1FE | 1FE |
| A015 | C.4.1.1 | Waste Analysis Plan |  | Annual | 1FE | 1FE |
| A016 | C.4.1.1 | HW Security Plan | 30 days after award | Annual | 1FE | 1FE |
| A017 | C.4.1.1 | EOY HW Disposal Funding Report | 30 after award year ending | Annual | 1FE | 1FE |
| A018 | C.4.1.1 | Spill Report | As required | Annual | 1FE | 1FE |
| A019 | C.4.1.1.2 | List of Containers that Exceed 45-day Storage | 7 days after award | Weekly | 1FE | 1FE |
| A020 | C.4.1.1.3 | SAP Cursory Compliance Report | As required | Annual | 1FE | 1FE |
| A021 | C.4.1.1.3 | SAP Annual Inspections | As required | Annual | 1FE | 1FE |
| A022 | C.4.1.1.4 | Hazardous Waste Management Plan Annual Review | 60 days before annual review of HWMP due date | Annual | 1DE, 1FE | 1DE, 1FE/H |
| A023 | C4.1.1.4 | Exception Report | As required | Only when required | 1DE, 1FE | 1DE, 1FE/H |
| A024 | C.4.1.1.4 | HAZWASTE Report | As required | Quarterly | 1DE, 1FE | 1DE, 1FE/H |
| A025 | C.4.1.1.4 | SQG/LQG Quarterly Reports | As required | Quarterly | 1DE, 1FE | 1DE, 1FE/H |
| A026 | C.4.1.1.4 | EESOH-MIS Data Pull (Excel) | As required |  | 1FE | 1FE |
| A027 | C.4.1.2 | Diverted HW Report | 5 Days after end of reporting month | Monthly | 1DE, 1FE | 1DE, 1FE |
| A028 | C.4.1.2 | Waste Minimization Plan & Progress Summary Report | As required | Monthly | 1FE | 1FE |
| A029 | C.4.1.2 | Hazardous Waste Management Report | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A030 | C.4.1.2 | HW Recycling Report | As required | Annual | 1FE | 1FE |
| A031 | C.4.1.6 | Plan Update, HW Contingency Plan | As required | Annual | 1DE, 1FE | 1DE, 1FE |
| A032 | C.4.1.6 | RCRA Contingency Plan | As required | Annual | 1DE, 1FE | 1DE, 1FE |
| A033 | C.4.1.7 | Hazardous Waste Management Plan Update | As required | Annual | 1DE, 1FE | 1DE, 1FE |
| A034 | C.4.2.1.1 | Activity Summary Report | As required | Monthly | 1FE | 1FE |
| A035 | C.4.2.1.3 | SAV Inspection Checklist / Results | As required | Monthly | 1FE | 1FE |
| A036 | C.4.2.1.4 | EPCRA Data Pull | As required |  | 1FE | 1FE |
| A037 | C.4.2.2 | EPCRA Section 313 TRI Inventory Forms | As required | Annual | 1FE | 1FE |
| A038 | C.4.2.2 | EPCRA Section 311/312 Tier II Non-exempt Inventory Forms | As required | Annual | 1FE | 1FE |
| A039 | C.4.2.2 | EPCRA Section 311/312 Tier II Exceedance Documentation Report | As required | Annual | 1DE, 1FE | 1DE, 1FE |
| A040 | C.4.2.2 | EPCRA Section 313 TRI Documentation Report – Form R | As required | Annual | 1DE, 1FE | 1DE, 1FE |
| A041 | C.4.2.2 | Non-Reporting Determination Report | As required |  | 1FE | 1FE |
| A042 | C.4.3 | Calibration Records | As required | Annual | 1FE | 1FE |
| A043 | C.4.3 | LT Groundwater Sampling Plan | As required | Annual | IFE | IFE |
| A044 | C.4.3.1 | SAM, Waste Characterization Report | As required | As required | 1FE | 1FE |
| A045 | C.4.3.3 | SAM, NPDES / Other Waste Water | As required | As required | 1FE | 1FE |
| A046 | C.4.3.4 | SAM, Storm Water Sampling Results | As required | As required | 1FE | 1FE |
| A047 | C.4.3.4 | Regulatory Agency Report | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A048 | C.4.4 | Green House Gas Report | If required | If required | 1DE, 1FE | 1DE, 1FE |
| A049 | C.4.4.1.2 | Air Conformity Applicability Assessments | As required | As required | 1FE | 1FE |
| A050 | C.44.2 | Comprehensive Stationary AEI & PTE Analysis | 45-60 days prior to regulatory due date | Annual | 1DE, 1FE | 1DE, 1FE |
| A051 | C.4.4.2 | Written State AEI Report | 45-60 days prior to regulatory due date | Annual | 1DE, 1FE | 1DE, 1FE |
| A052 | C.4.4.2 | Air Emissions Equipment Inventory Report | 45-60 days prior to regulatory due date | Annual | 1FE | 1FE |
| A053 | C.4.4.2 | Air Emissions Source Contract List | As required | As required | 1FE | 1FE |
| A054 | C.4.4.2 | Field Verification Report | As required | As required | 1FE | 1FE |
| A055 | C.4.4.2 | Quarterly Summary of Activities Report | As required | Quarterly | 1FE | 1FE |
| A056 | C.4.4.3 | Technical Memorandum | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A057 | C.4.4.3 | Application Package for Variance | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A058 | C.4.4.3 | Notice to Comply | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A059 | C.4.4.3 | Permit Written Recommendations | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A060 | C.4.4.3.1 | Permit Application – Synthetic Minor | 45-60 days prior to regulatory due date | As required | 1DE, 1FE | 1DE, 1FE |
| A061 | C.4.4.3.2 | Permit Application – True Minor | 45-60 days prior to regulatory due date | As required | 1DE, 1FE | 1DE, 1FE |
| A062 | C.4.4.3.4 | NSR permit Applications | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A063 | C.4.4.3.4 | Determination of Significance | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A064 | C.4.4.3.4 | Emission Offset Potential | As required | As required | 1FE | 1FE |
| A065 | C.4.4.3.5 | PSD Written Recommendations | As required | Annual | 1FE | 1FE |
| A066 | C.4.4.3.6 | NEI Baseline | TBD | With permit applications, as required | 1FE | 1FE |
| A067 | C.4.4.3.3 | Title V Permit Renewal Application Package | 45-60 days prior to regulatory due date | As required | 1DE, 1FE | 1DE, 1FE |
| A068 | C.4.4.3.3 | MACT, BACT, LAER Analysis | As required | As required | 1FE | 1FE |
| A069 | C.4.4.3.3 | Public Notification Documents | As required | As required | 1FE | 1FE |
| A070 | C.4.4.4.1 | Regulatory Checklist Update | As required | As required | 1FE | 1FE |
| A071 | C.4.4.4.1 | Regulatory Compliance Reports | 45-60 days prior to regulatory due date | As required | 1FE | 1FE |
| A072 | C.4.4.4.2 | Shop-level Checklist | As required | As required | 1FE | 1FE |
| A073 | C.4.4.4.2 | Compliance Assessment | As required | As required | 1FE | 1FE |
| A074 | C.4.4.4.2 | Audit Checklist & Report | As required | As required | 1FE | 1FE |
| A075 | C.4.4.4.3 | Shop Level Training Slides | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A076 | C.4.4.4.4 | Notification, Deviation, Malfunction Reports | 30-45 days prior to regulatory due date | As required | IFE | IFE |
| A077 | C.4.5.1 | NPDES permit application | 45-60 days prior to regulatory due date | As required | 1FE | 1FE |
| A078 | C.4.5.1 | NOI Notice | Within 7 days | As required | 1FE | 1FE |
| A079 | C.4.5.2 | MS4 Permit Annual Reporting | 30 days prior to regulatory due date | As required | 1DE, 1FE | 1DE, 1FE |
| A080 | C.4.5.2 | Discharge Monitoring Report | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A081 | C.4.5.2, C.4.5.8 | Comprehensive Site Compliance Evaluation Report | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A082 | C.4.5.2 | Non-Storm Discharge Report | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A083 | C.4.5.2 | While Effluent Toxicity Report | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A084 | C.4.5.2 | Non-Compliance Notification Report | Within 7 days | As required | 1DE, 1FE | 1DE, 1FE |
| A085 | C.4.5.7 | SWMP Plan Updates | 30 days prior to regulatory due date | As required | 1DE, 1FE | 1DE, 1FE |
| A086 | C.4.5.7, C.4.5.8 | Site Visit Inspection Reports | Within 7 days | As required | 1FE | 1FE |
| A087 | C.4.5.8 | Technical Memorandum for SWPPP | 30 days prior to regulatory due date | As required | 1FE | 1FE |
| A088 | C.4.5.8 | SWPPP Plan Updates | 30 days prior to regulatory due date | As required | 1FE | 1FE |
| A089 | C.4.7.2 | ISWMP Plan Update | 30 days prior to regulatory due date |  | 1DE, 1FE | 1DE, 1FE |
| A090 | C.4.7.2.1 | Commodity Market Analysis (CMA) | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A091 | C.4.7.2.2 | QRP Business Plan (QRP BP) | As required | As required | 1DE, 1FE | 1DE, 1FE |
| A092 | C.4.9.3 | EMS Distribution/Contact List | As required | As required | 1FE | 1FE |
| A093 | C.4.12.1.1, C.4.12.1.4 | Plan Update SPCC (5 Year) | 45-60 days prior to regulatory due date | 5-years | 1DE, 1FE | 1DE, 1FE |
| A094 | C.4.12.1.3 | Facility Response Plan (FRP) | 45-60 days prior to regulatory due date | 5-years | 1DE, 1FE | 1DE, 1FE |
| A095 | C.4.12.1.4 | Integrated Contingency Plan (ICP) / Integrated Spill Plan (ISP) | 45-60 days prior to regulatory due date | 5-years | 1DE, 1FE | 1DE, 1FE |
| A096 | C.4.12.1.2 | Plan Update SPCC (Annual Review) | 45-60 days prior to regulatory due date | Annual | 1DE, 1FE | 1DE, 1FE |
| A097 |  | Written Transition Plan In/Out | 3 days after award/30 days before award ends | One report; annual revisions | 1FE | 1FE |
| A098 | C.4.9.2 | EMS EAP development and update | As Required | As Required | 1E | 2EH |
| A099 | C.4.6.2 | Consultation Native American | As Required | As Required | 1DE, 1FE | 1DE, 1FE |
| A100 | C.4.6.5 | Survey/Inventory Update, Cultural Resources, Archaeological | As Required | As Required | 1DE, 1FE | 1DE, 1FE |
| A101 | C.4.6.6 | Survey/Inventory Update, Cultural Resources, Historical Buildings | As Required | As Required | 1DE, 1FE | 1DE, 1FE |
| A102 | C.4.1.1 | Hazardous Materials/Waste Contingency Plan and Quick Reference Guides (QRGs) | As required | Annual | 1FE | 1FE |
| A103 | C.4.7.3 | Solid Waste Minimization and Cost Optimization | As Required | As Required | 1DE, 1FE | 1DE, 1FE |
| B001 | C.4.4.2, C.4.5.1, C.4.5.7, C.4.5.8, C.4.12.1.1, C.4.12.1.3, C.4.12.1.4, C.5.3 C.7.9 | Geographic Information System (GIS) Technical Data Package | As Required | As Required | 1E | 2EH |
| B002 | C.4.1.1, C.4.2.1, C.4.2.1.1, C.4.9.3, C.6.4, C.6.5, C.6.6 | Meeting Minutes | 5 Business Days After Meeting | As Required | 1DFE | 1DFE |
| B003 | C.4.2.1, C.4.9.3, C.6.4, C.6.5, C.6.6 | Meeting Agenda | 5 Business Days Prior to Meeting | As Required | 1DFE | 1DFE |
| B004 | C.4.1.1.4, C.4.2.1, C.4.2.1.1, C.4.4.4.3, C.4.5.7, C.4.5.8, C.4.9.3, C.6.4, C.6.5, C.6.6 | Presentation Materials | 14 Calendar Days Prior to Training | As Required | 1DFE | 1DFEH |
| B005 | C.6.8 | Contract Work Breakdown Structure (WBS) | 15 Calendar Days After Award | As Required | 1DFE | 1DFEH |
| B006 | C.6.9 | Project Planning Chart (PPC) | 15 Calendar Days After Award | As Required | 1DFE | 1DFEH |
| B007 | Not Applicable. | Integrated Master Schedule (IMS) |  |  |  |  |
| B008 | C.4.1, C.4.1.1.4, C.4.1.2, C.4.1.3, C.4.2, C.4.2.1.1, C.4.2.1.2, C.4.2.1.3, C.4.2.1.4, C.4.2.3, C.4.3, C.4.4, C.4.5, C.4.5.3, C.4.6, C.4.7, C.4.7.3,C.4.9.2, C.6.7 | Contractor's Progress, Status, and Management Report (CPSMR) | 30 Days After Award | As Required | 1DFE | 1DFEH |
| B009 | C.6.10 | Master Document List | As Required | Monthly | 1DFE | 1DFEH |
| B010 | 2.5.3, C.4.3.1, C.4.3.3, C.4.3.4, C.4.5.1, C.4.5.8, C.4.12.1.1, C.6.13.3 | Technical Data Package | As Required | As Required | 1DFE | 1DFEH |
| B011 | C.6.16 | Digital Imaging | As required | As required | 1DFE | 1DFE |
| B012 | C.6.11 | Synopsis of Environmental Program | 30 days after Option Year award document shall be submitted to the GSA PM | Annual | document shall be submitted to the GSA PM | document shall be submitted to the GSA PM |
| C001 | C.6.12 | Funds and Man-Hour Expenditure Report | Upon Request | Upon Request | E |  |

NOTES:

- Copies of deliverables shall be furnished to the appropriate Government personnel. The Contractor shall deliver each report in accordance with the direction in the chart above.

- Deliverables are to be transmitted with a cover letter, on the Prime Contractor’s letterhead, describing the contents. Concurrently, a copy of the deliverable and the cover letter shall be attached to the task in GSA’s Electronic Ordering System (ASSIST). The Contractor must submit their required deliverables/reports as part of this Task order through ASSIST.

3. The contractor shall mark all deliverables listed in the above table to indicate authorship by contractor (i.e., non-Government) personnel; provided, however, that no deliverable shall contain any proprietary markings inconsistent with the Government’s data rights set forth in this TO. The Government reserves the right to treat non-conforming markings in accordance with DFARS 252.227-7013 and 252.227-7014

# F.4   DELIVERABLES MEDIA

The following are the required electronic formats, whose versions shall be compatible with the latest commonly available version on the market.

| - Text | Microsoft (MS) Word, Google Docs, Portable Document Format (PDF) |
| --- | --- |
| - Spreadsheets | MS Excel, Google Sheets |
| - Briefings | MS PowerPoint, Google Slides |
| - Drawings | MS Visio, Google Drawings |

# F.5   METHOD OF DELIVERY

Unclassified deliverables and correspondence shall be delivered to the AFCEC COR at the email address provided in Section G.1.1 for inspection and acceptance.

The contractor shall utilize the ASSIST Collaborations to deliver all AAS COR/AFCEC COR-accepted deliverables identified in Section F.3 unless the deliverable(s) meets one or more of the following exceptions.

- Deliverable(s) that cannot be uploaded due to format (e.g., website).

- Classified deliverable(s).

- Individual deliverable(s) that exceed the ASSIST file size limitations.

For deliverables where an above exception applies, the contractor shall submit notification via the ASSIST Collaborations outlining the applicable exception(s), the method of delivery, the alternative deliverable(s) storage location, the point(s) of contact who received the deliverable(s), and the date of deliverable(s) submission.

The contractor shall utilize a standard naming convention when uploading deliverables in the ASSIST Collaborations. The naming convention of deliverables shall follow the following format: [Acquisition Identifier # (Contract Number)][Document Name][Final Document Date or Date Received][File Extension]. Date must be in this format: YYYY-MM-DD.

# F.6   NOTICE REGARDING LATE DELIVERY/PROBLEM NOTIFICATION REPORT (PNR)

The contractor shall notify the AFCEC COR via a Problem Notification Report (PNR) (Section J, Attachment X) as soon as it becomes apparent to the contractor that a scheduled delivery will be late. The contractor shall include in the PNR the rationale for late delivery, the expected date for the delivery, and the project impact of the late delivery. The AFCEC COR will review the new schedule and provide guidance to the contractor. Such notification in no way limits any Government contractual rights or remedies including, but not limited to, termination.

# F.7   HOURS OF OPERATION

## The Contractor is responsible for conducting business, between the hours of 09:00 A.M. – 3:00 P.M. Monday thru Friday except Federal holidays or when the Government facility is closed due to local or national emergencies, administrative closings, unscheduled Federal holidays, or similar Government directed facility closings.  For other than firm fixed price contracts, the Contractor will not be reimbursed when the government facility is closed for the above reasons.  The Contractor must at all times maintain an adequate workforce for the uninterrupted performance of all tasks defined within this PWS when the Government facility is not closed for the above reasons.  When hiring personnel, the Contractor shall consider the stability and continuity of the workforce as essential.

## F.7.1   HOLIDAYS

The days specified below are legal Federal holidays during which non-essential work shall not normally be required of the Contractor, unless mission requirements dictate. If the holiday falls on a Saturday, it is observed on Friday; if the holiday falls on Sunday, it is observed on Monday. The Contractor is allowed to provide compensatory time for any situation where an employee is required to work on a holiday due to mission requirements.

New Year's Day                    	(typically observed 1 January*)

Martin Luther King Day        	(3rd Monday in January)

President's Day         		(3rd Monday in February)

Memorial Day                      	(Last Monday in May)

Juneteenth			(typically observed 19 July*)

Independence Day                	(typically observed 4 July*)

Labor Day                            	(1st Monday in September)

Columbus Day          		(2nd Monday in October)

Veterans Day                        	(typically observed 11 November*)

Thanksgiving Day                 	(4th Thursday in November)

Christmas Day          		(typically observed 25 December*)

*Observed the Friday before or the Monday after if holiday falls on a weekend day.

# G.1   CONTRACTING OFFICER’S REPRESENTATIVE (COR)

The AAS CO appointed an AAS and AFCEC  COR in writing through a COR Designation Letter. The AFCEC COR will receive, for the Government, all work called for by the TO and will represent the AAS CO in the technical phases of the work. The AAS COR will assist with administrative oversight of this requirement. The AAS/AFCEC COR will provide no supervisory or instructional assistance to contractor personnel.

The AAS/AFCEC COR is not authorized to change any of the terms and conditions, scope, schedule, and price of the Contract or the TO. Changes in the scope of work will be made only by the AAS CO by properly executed modifications to the Contract or the TO.

## G.1.1   CONTRACT ADMINISTRATION

Contracting Officer:

Wesley Mason

GSA FAS AAS Air Force/Navy/Space Force

Telephone: (850) 398-7466

Email: Wesley.mason@gsa.gov

Contract Specialist:

Audree Hicks

GSA FAS AAS Air Force, Navy, Space Force

Telephone: (225) 494-0487

Email: audree.hicks@gsa.gov

Project Manager:

Neal Hurst

GSA FAS AAS Air Force, Navy, Space Force

Telephone: (210) 710-7006

Email: neal.hurst@gsa.gov

Contracting Officer’s Representative:

Marisa Gibb

Program Manager

AFCEC/CZCP, EQ Acquisitions

Telephone: (402) 319-8444

Email: marisa.gibb.1@us.af.mil

# G.2   INVOICE SUBMISSION

The contractor shall submit Requests for Payments in accordance with TOR section G.3 and GSAM 552.212-4, Contract Terms and Conditions – Commercial Products and Commercial Services (GSA Class Deviation RFO-2025-16) to be considered proper for payment. In addition, the following data elements shall be included on each invoice.

Task Order Number: (from GSA Form 300, Block 2)

Paying Number: (FIN) (From GSA Form 300, Requisition/Reference Number Block or Form SF30 Block 4)

Procurement Instrument Identifier (PIID): Provided at Award

Project Title: F2F for GEMO Environmental Services

The contractor shall submit invoices as follows:

The contractor shall utilize ASSIST to submit invoices. The contractor shall manually enter CLIN charges into the ASSIST Invoice Service. Summary charges on invoices shall match the charges listed in ASSIST for all CLINs.

The contractor shall submit invoices electronically by logging into the ASSIST portal (assist.gsa.gov), navigating to the appropriate award, and creating the invoice for that award. Do NOT mail or electronically submit any invoices directly to the GSA Finance Center (neither by mail nor via electronic submission).

- Log into ASSIST using your assigned Identification (ID) and password.

- Complete login by entering your one-time authentication code to complete the multi-factor authentication.

- Click on the Award Administration menu option from the ASSIST Acquisition menu tab.

- Locate the order against which you want to invoice.

- Open the order by clicking on the Award PIID hyperlink.

- Click on the left-hand Invoice Summary navigator link.

- Click on the Create New Invoice button.

By utilizing this method, no paper copy of the invoice shall be submitted to GSA AAS or the GSA Finance Center. The contractor shall provide invoice backup data, as an attachment to the invoice, in accordance with the contract type, including detail such as labor categories, rates, and quantities of labor hours per labor category. The AAS/(insert agency) (choose one) COR may require the contractor to submit a written “hardcopy” invoice with the client’s certification prior to invoice payment. A paper copy of the invoice is required for a credit.

The contractor is certifying, by submission of an invoice in ASSIST, that the invoice is correct and proper for payment.

For additional assistance or if there are any issues submitting an invoice, contact the ASSIST Service Desk for support at 877-472-4877 (toll free) or by email at assist.servicedesk@gsa.gov.

## G.2.1   TIME-AND-MATERIALS (T&M) CONTRACT LINE ITEM NUMBERS (CLINs) (for LABOR)

The contractor may invoice monthly on the basis of hours incurred for the T&M CLINs. The invoice shall include the period of performance covered by the invoice (all current charges shall be within the active period of performance) and the CLIN number and title. All hours and costs shall be reported by CLIN element (as shown in Section B), by contractor employee, and shall be provided for the current billing month and in total from project inception to date. The contractor shall provide the invoice data in spreadsheet form with the following detailed information. The listing shall include separate columns and totals for the current invoice period and the project to date.

- Employee name (current and past employees).

- Employee company.

- Employee labor category.

- Monthly and total cumulative hours worked.

- Corresponding final negotiated TO ceiling rate.

- Hours incurred not billed reported by CLIN.

- Total amount paid (lump sum) by CLIN.

- Corresponding labor rate from Section B.

## G.2.2   FIRM-FIXED-PRICE (FFP) CONTRACT LINE ITEM NUMBERS (CLINs)

The contractor may invoice as stated in Section B for the FFP CLINs. The invoice shall include the period of performance covered by the invoice (all current charges shall be within the active period of performance) and the CLIN number and title. All prices shall be reported by CLIN element (as shown in Section B) and shall be provided for the current invoice and in total from project inception to date. The contractor shall provide the invoice data in spreadsheet form with the following detailed information. The listing shall include separate columns and totals for the current invoice period and the project to date.

- FFP period of performance.

- Total amount paid (lump sum) by CLIN.

## G.2.3   TRAVEL

Contractor costs for travel will be reimbursed at the limits set in the following regulations (see FAR 31.205-46):

- Federal Travel Regulation (FTR) for travel in the continental United States (U.S.).

- Joint Travel Regulations (JTR) for travel in Alaska, Hawaii, and outlying areas of the U.S.

The contractor may invoice monthly on the basis of cost incurred for cost of travel comparable with the JTR, FTR, and DSSR. The invoice shall include the period of performance covered by the invoice and the CLIN number and title. Separate worksheets, in MS Excel format, shall be submitted for travel.

CLIN Total Travel: This invoice information shall identify all cumulative travel costs billed by CLIN. The current invoice period’s travel details shall include separate columns and totals and include the following:

- Travel Authorization Request (TAR) identifier, approver name, and approval date.

- Current invoice period.

- Names of persons traveling.

- Number of travel days.

- Dates of travel.

- Number of days per diem charged.

- Per diem rate used.

- Total per diem charged.

- Transportation costs (e.g., rental car, air fare).

- Any costs exceeding $75 shall include documentation.

- Total charges.

- Approved TAR cost and variance from actual costs.

- Explanation of variances exceeding ten percent of the approved versus actual costs.

G.2.4  ORDER LEVEL MATERIALS (OLMs)

The contractor may invoice as stated in Para. G.2 for the OLM CLINs. OLMs are supplies and/or services acquired in direct support of an individual TO against a schedule of blanket purchase agreement (BPA), when the supplies and/or services are not known at the time of award. GSAM clause 552.238-115 Special Ordering Procedures for the Acquisition of Order Level Materials. Prior to placing an order for OLMs, the contractor may utilize a Consent to Purchase (CTP) (Section J, Attachment X) to estimate material purchases, as applicable.

# G.3   TASK ORDER (TO) CLOSEOUT

The Government may unilaterally close out the TO six months after TO completion.

# H.1   NORTH AMERICAN INDUSTRY CLASSIFICATION SYSTEM (NAICS)

The NAICS Code for this TO is 541620 – Environmental Consulting Services.

# H.2   PRODUCT SERVICE CODE (PSC)

The PSC is F999 –Other Environmental Services.

The contractor shall enter the PSC in the Federal Acquisition Service (FAS) Sales Reporting Portal (SRP).

# H.3   GOVERNMENT-FURNISHED PROPERTY (GFP)

The GFP is listed in Section J, Attachment X

The contractor shall properly account for and manage all new and existing Government Furnished (GFE) and/or GFP procured and utilized at the installations in accordance with the applicable FAR. Remediation systems may or may not be listed as GFE and/or GFP.

The contractor is responsible for reviewing all available information and forming their independent, professional conclusions/interpretation of equipment conditions and requirements to meet the objectives of this task order.

All AF-owned property must be maintained by the contractor in accordance with applicable maintenance requirements. The contractor is responsible for proper return or disposal of excess or unserviceable equipment or materials as required during the duration of the task order. Prior to disposal of excess or unserviceable equipment identified as GFE, the contractor shall coordinate activities with the AFCEC Client COR and the CO for disposition instructions.

# H.3.1   GOVERNMENT-FURNISHED INFORMATION (GFI)

# The Government will provide Government-furnished information (GFI) (e.g., technical data, applicable documents, plans, specifications, etc.) in support of this task. The Government expressly reserves the right to add, delete, or modify at its exclusive discretion any access rights at any time during contract performance, based upon what in the Government’s judgment is necessary to most effectively and efficiently perform the mission.

# The contractors shall ensure that all GFI provided for their use shall be secured. All training materials, policies, procedures, timelines, electronic work products and/or other documentation, created in support of this task and/or provided by the Government are the property of the Government.

# H.4   SECURITY REQUIREMENTS

All Contractor personnel require a minimum of a National Agency Check with Inquiries (NACI) Tier-1 (SF85) for any position that requires access to the internet, use of automated systems, or unescorted entry into restricted or controlled areas prior to reporting for duty in any Task order. The investigation is not for a security clearance; it is for a position of trust. This is a mandatory requirement set forth in DoD 5200.1-R and AFI 16-1404, Air Force Information Security Program. All documentation required for security certification shall be the responsibility of the Contractor. No foreign nationals shall be employed for any Task order issued under this contract without prior approval of the Government. All costs associated with obtaining necessary investigations and clearances shall be borne by the Contractor.

The Contractor shall be responsible to ensure all badges, Common Access Cards, Federal facility keys, and issued government property (if applicable) are return to the installation onsite COR upon the termination of sponsorship and/or work assignment.

## H.4.1  INFORMATION ASSURANCE

The Contractor shall ensure that all personnel accessing information systems have the proper and current information assurance certification to perform information assurance functions described in DoD 8570.01-M, Information Assurance Workforce Improvement Program. The Contractor shall meet the applicable information assurance certification requirements and obtain DoD-approved information assurance workforce certifications appropriate for each category and level as listed in the current version of the DoD 8570.01-M Information Assurance Workforce Improvement Program Manual. Certified contractor personnel performing information assurance functions whose certification lapses shall be denied access to DoD information systems, or have their access downgraded to a level appropriate for a lower certification status. Upon request by the COR, the Contractor shall provide documentation supporting the information assurance certification status of personnel performing information assurance functions.

## H.4.2   SECURITY CLEARANCES

In general, all necessary facility and employee security clearances shall be at the expense of the contractor. The contractor shall comply with all security requirements.

# H.5   CYBER-SUPPLY CHAIN RISK ASSESSMENT

The Government may perform a cyber-supply chain risk assessment of the awarded contractor at any time during the period of performance. The Government may review any information provided by the contractor to the Government as part of this contract action, along with any other information available to the Government from any other source, to assess the cyber-supply chain risk associated with the contractor. The Government may monitor the following cyber-supply chain risk information, including, but not limited to:

- Functionality and features of awarded products and services, including access to data and information system privileges.

- The ability of a source to produce and deliver products and services as expected.

- Foreign control of, or influence over, a source, product, or service (e.g., foreign ownership, personal and professional ties between a source and any foreign entity, legal regime of any foreign country in which a source is headquartered or conducts operations).

- Security, authenticity, and integrity of products and services and their supply and compilation chains.

- The contractor’s capacity to mitigate identified risks.

- Any other considerations that would factor into an analysis of the security, integrity, resilience, quality, trustworthiness, or authenticity of products, services, or sources.

In the event supply chain risks are identified during contract administration and corrective action becomes necessary, mutually agreeable corrective actions will be sought based upon specific identified risks. Failure to resolve any identified risk may result in Government action, including not extending the period of performance, not exercising remaining option periods, and contract termination.

H.5  IDENTIFICATION AND CHANGE OF CRITICAL PESONNEL

The contractor shall submit an organizational chart displaying personnel involved in the effort, their organization, their respective labor categories, and their roles and responsibilities, as specified in each task order. The contractor shall immediately notify the CO, GSA PM, and
AFCEC/CZ COR, in writing or e-mail, of any changes in critical contractor personnel. The contractor shall obtain CO and AFCEC/CZ COR approval of any proposed changes in project personnel along with the steps taken/proposed to ensure there are no impacts to the schedule or costs associated with individual tasks. The contractor shall identify to the CO, GSA PM, and AFCEC/CZ COR all subcontractors to be used under the individual task orders issued pursuant to this PWS, prior to signing any subcontract or initiating any work. The contractor shall provide subcontractor qualifications to the CO, GSA PM and AFCEC/CZ COR prior to subcontractor utilization. (CDRL A001)

# H.6   ORGANIZATIONAL CONFLICT OF INTEREST (OCI) AND NON-DISCLOSURE REQUIREMENTS

## H.6.1   ORGANIZATIONAL CONFLICT OF INTEREST (OCI)

If a contractor has performed, is currently performing or anticipates performing work that creates or represents an actual or potential OCI, the contractor shall immediately disclose this actual or potential OCI to the AAS CO in accordance with FAR Subpart 9.5 (Section J, Attachment X). The nature of the OCI may involve the prime contractor, subcontractors of any tier, or teaming partners.

## H.6.2   NON-DISCLOSURE REQUIREMENTS

If the contractor acts on behalf of, or provides advice with respect to any phase of an agency procurement, as defined in FAR 3.104-4, then the contractor shall execute and submit a Corporate Non-Disclosure Agreement (NDA) Form (Section J, Attachment X) and ensure that all its personnel (including subcontractors, teaming partners, and consultants) who will be personally and substantially involved in the performance of the TO:

- Are instructed in the FAR 3.104 requirements for disclosure, protection, and marking of contractor bid or proposal information, or source selection information.

- Are instructed in FAR Part 9 for third-party disclosures when acting in an advisory capacity.

All proposed replacement contractor personnel shall also be instructed in the requirements of FAR 3.104. Any information provided by contractors in the performance of this TO or obtained from the Government is only to be used in the performance of the TO. The contractor shall put in place appropriate procedures for the protection of such information and shall be liable to the Government for any misuse or unauthorized disclosure of such information by its personnel, as defined above.

# H.7   TRAVEL

## H.7.1   TRAVEL AUTHORIZATION REQUESTS (TAR)

Before undertaking long-distance travel to any Government site or any other site in performance of this TO, the contractor shall have this long-distance travel approved by, and coordinated with, the AFCEC COR and accepted by the GSA COR/CO. Notification shall include, at a minimum, the number of persons in the party, traveler name(s), destination, duration of stay, purpose, and estimated cost. Prior to any long-distance travel, the contractor shall prepare a TAR (Section J, Attachment X) for Government review and approval. Long-distance travel will be reimbursed for cost of travel comparable with the JTR.

Requests for long-distance travel approval shall:

- Be prepared in a legible manner.

- Include a description of the travel proposed including a statement as to purpose.

- Be summarized by traveler.

- Identify the TO number.

- Identify the CLIN associated with the travel.

- Be submitted in advance of the travel with sufficient time to permit review and approval.

The contractor shall use only the minimum number of travelers and rental cars needed to accomplish the task(s). Long-distance travel shall be scheduled during normal duty hours whenever possible.

TARs shall be submitted for approval using ASSIST Collaborations.

# H.8   PRESS/NEWS RELEASE

The contractor shall not make any press/news release pertaining to this TO without prior Government approval and only in coordination with the AAS CO.

# H.9   CONTRACTOR IDENTIFICATION

As stated in 48 CFR 211.106, Purchase Descriptions for Service Contracts, contractor personnel shall identify themselves as contractor personnel by introducing themselves or being introduced as contractor personnel and by displaying distinguishing badges or other visible identification for meetings with Government personnel. Contractor personnel shall appropriately identify themselves as contractor employees in telephone conversations and in formal and informal written correspondence.

# H.10   ACCESS CARD (CAC)

The contractor shall provide a written status of issued security badges and CACs at closeout (Section F, Deliverable X) and at the end of each option period, provide a CAC Report (Section F, Deliverable X) containing the following:

TO (TBD at award) requires contractor personnel and/or subcontract personnel to have routine physical access to a Federally controlled facility and/or routine access to a Federally controlled information system as identified in the PWS/SOW.

The contractor understands its responsibility of complying with the agency’s CAC procedures applicable to the installation where performance will occur. The contractor shall account for all forms of Government-provided identification issued to the contractor employees and/or subcontractor employees in connection with performance under this contract/order.

The contractor shall provide a report to the AFCEC COR stating the total number of CACs issued under this TO as required in Section 5. Each report shall include the following information, at a minimum:

- Contractor employee’s name and title.

- Date the CAC credential/security badge is required under the contract.

- Date the CAC credential is issued.

- Unique CAC credential number.

- Date CAC credential is no longer needed.

- Date CAC credential is returned.

The contractor shall return all identification to the issuing agency immediately when any of the following apply:

- CAC is no longer needed for contract performance.

- Upon completion of the contractor employee and/or subcontractor employee’s employment.

- Upon completion or termination of TO.

The contractor understands the AAS CO may delay final payment under the TO if the contractor fails to comply with these requirements.

H.11 SCHEDULING AND COORDINATION

H.11.1  THIRD  PARTY SCHEDULE DELAYS

The  Government does not warrant and cannot guarantee that the site locations will remain from interference  by third parties, with whom the federal Government has no contractual relationship.

Only delays determined to be caused by the  federal Government that affect the contractor’s ability to complete the contract work on time will be considered as acceptable delays.

H.11.2  WORK SCHEDULE COORDINATION

Accomplishment of all work included in this Performance Based Statement of Work will require the resultant awardee to coordinate with and work cohesively with other contractors
on site.  The awardee shall work with all other onsite contractors to develop work schedules that will ensure all work under this task is completed by the completion date of this order in the most
efficient manner possible.  The Contractor shall arrange their crew’s schedule and perform this work so as not to interfere with operations of the Government and the operations of other
contractors.  The Government is not responsible for, nor is it responsible for paying for, delays caused by a lack of coordination with other contractors or subcontractors. The Government will
not pay for delays or other damages due to lack of coordination with other onsite contractors and subcontractors.

If the Contracting Officer determines that the contractor is failing to coordinate his work with
the work of other contractors as directed, he/she may upon written notice:

(a) Withhold any payment otherwise due hereunder until his/her directions are complied with by the contractor.

(b) Direct others to perform portions of the contract and charge cost of work to contract amount.

(c) Terminate any and all portions of contract for his failure to perform in accordance with contract.

Failure to work cooperatively and cohesively with other contractors on site will result in the occurrence being documented on the Contractor’s Performance Assessment Report, which could have a negative impact on winning future work where Past Performance is an evaluation factor.

The Contracting Officer may consider time extensions and equitable adjustments only if he/she can determine the delays effecting the ultimate completion date were solely caused by the
Federal Government.

H.12  HAZARDOUS MATERIALS TRACKING AND INVENTORY

The Contractor shall ensure all hazardous materials (HM), Hazardous Material Identification and
Material Safety Data, and Pollution Prevention and Right-to-Know Information are authorized and managed in compliance with applicable laws, regulations, and applicable sections of Air Force Manual 32-7002, Environmental Compliance and Pollution Prevention, and GEMO AFB Air Force Base HM policy, to ensure compliance with Emergency Planning and Community Right-to-Know Act of 1986 (42 U.S.C.  11001-11050), and Pollution Prevention Act of 1990 (42 U.S.C.  13101-13109).

For all chemicals/materials (paints, adhesives, solvents, lubricants, cleaners, etc.)
procured for this contract by any means other than an installation HAZMART, the
Proponent/Contractor shall provide the following to the Contracting Officer
Representative (COR), at least 45-days prior to the start of the contract:

- Completed Contractor Hazardous Materials Usage Tracking Form (CDRL
A001e)

- Current Safety Data Sheets

The Contractor shall continue to provide material usage updates to the COR by the 5th of each month until the term of contract.  The COR will forward all contractor provided information to the 412CEG/CEVC HM Program Manager.  For guidance regarding tracking of HM, usage
and regulatory requirements, or questions regarding completing this form, contact the GEMO AFB Environmental Management Office at (661) 277-1401 or email 412CEG.CEVC.HMWorkflow@us.af.mil. For questions concerning AFRL, call (661) 277-5135.

The Contractor shall ensure that all solid and hazardous waste management on this contract complies with all applicable sections of AFMAN 32-7002, and the GEMO AFB Air Force
Base Hazardous Waste Management Plan (HWMP) and Integrated Solid Waste
Management Plan, the California Health and Safety Code (HSC), Title 22
California Code of Regulations (CCR), and Title 40 Code of Federal Regulations
(CFR).

Hazardous/regulated waste shall be disposed of under the GEMO AFB, US Environmental Protection Agency (EPA) ID number, with GEMO AFB as the Generator, unless the
Proponent/Contractor is considered “other persons” under the Resource Conservation and Recovery Act (RCRA) and operates their HW activities independent of GEMO AFB using their own US EPA ID number.

Signed HW disposal manifests shall be required for HW that may be generated on this contract prior to transportation for off-site disposal to a California Department of Toxic
Substance Control (DTSC) and/or US EPA-approved landfill or treatment facility.  The Proponent/Contractor shall submit draft manifests via email to the GEMO AFB Environmental Management Office at 412CEG.CEVC.HWWorkflow@us.af.mil for review.  After the draft
manifests have been approved, the waste shipment must be scheduled with the
Environmental Office to arrange for manifest signature by government personnel
with Signature Authority.  Contact the Hazardous Waste Support Facility (HWSF) personnel at (661) 277-3681, the 412CEG/CEVC HW Program Manager at (661) 277-1885, or email 412CEG.CEVC.HWWorkflow@us.af.mil for questions or additional information.

The Contractor shall comply with Pollution Prevention and Right-to-Know Information
requirements.  Control of environmental pollution requires consideration of air, water, and land uses, and involves the management of noise, solid waste, thermal energy, and radioactive materials, as well as other pollutants.  Protective measures shall be incorporated to control pollution and/or correct environmentally impacting conditions that may develop resulting from this contract.  Environmental protection shall be provided during the life of the task order.

The Contractor shall comply with Environmental Management Systems requirements and use prescribed T-EMP template formatting.  The Contractor’s work under this task order shall conform with all operational controls identified in the applicable agency or facility Environmental Management Systems and provide monitoring and measurement information necessary for the Government to address environmental performance relative to the goals
of the Environmental Management Systems. Recycling, Trash and Litter Control.  The Contractor shall strive to recycle as much cardboard, paper, plastic, wood and metal as possible
through the installation’s Qualified Recycling Program (QRP), and shall develop
a strict recycling, trash and litter control program.  The recycling and litter control program
shall consist of supplying an adequate number of covered recycling, trash and
litter receptacles in all appropriate locations.  The QRP may be able to provide limited
additional recycling containers and bins as required (call 661-275-0137 for
coordination).  The contractor shall take precautions to prevent Foreign Object Debris (FOD) while working on or around the flight line.  The contractor will be responsible to remove all debris as a result of the contract activity.

H.13  VISUAL SITE INSPECTION (VSI)

The Contractor shall contact Environmental Management at (661) 277-9223 or 277-1401 at least 7-days prior to occupying the Government provided space to schedule a move-in VSI.  The contractor shall contact Environmental Management at least 30-days prior to vacating the premises to schedule a closeout VSI and obtain environmental clearance.  The VSI is used to assess any environmental damage caused by the contractor’s occupancy. The Contractor shall be responsible for mitigating environmental impacts caused by their occupancy.  The Contractor shall maintain environmental compliance at all times in accordance with federal, state and local requirements and will be subject to announced and unannounced inspections by 412 EG/CEVC, local, state and federal authorities.

H.14  POLLUTION PREVENTION (P2)

The Contractor shall conduct all operations and activities with the intent of reducing the amount of energy used and pollution generated.  Specific areas to be focused on are generation of solid waste, use of HM, use of ozone depleting substances, generation of hazardous waste, excessive noise, generation of air pollutant to include dust and use of energy and water.  Per AFI 32-7001, Environmental Management, the Contractor shall comply with GEMO AFB EMS to incorporate pollution prevention into its management activities to reduce impacts to the environment as well as contribute to GEMO AFB sustainability-related targets and the objectives such as those established in the GEMO AFB Environmental Action Plans (EAPs).

H.15  PAYMENT OF FINES OR PENALTIES

The Contractor is solely responsible for the payment of any fines levied by a federal, state, or
local authority against GEMO AFB or against the Contractor directly when the violations forming the basis for the fine or penalty is attributable to either the acts or omissions of the Contractor under any applicable environmental statute, regulation, or requirement.  The Contractor is without recourse in terms of recovering any cost attributable to the acts or omissions of the Contractor resulting in the payment of a fine or penalty under any other provision of the contract.

H.16 GEOGRAPHIC INFORMATION SYSTEM (GIS) DATA

The Contractor shall support environmental GIS data development and perform GPS surveys and
inventories of environmental data using the most current AF standards.  The Contractor shall develop GIS data to comply with GEMO AFB AFB Standards for GIS Deliveries (CR-04).  The
Contractor shall coordinate with the MPM to determine the current version being used for all software, data, and data standards.  The Contractor’s on-site support GIS specialist shall have experience performing complex data entry and a working knowledge of the ESRI file geodatabase format and ArcGIS software, thus allowing the Contractor to identify and correct any discrepancies and fill in any data gaps by editing existing data and creating spatial and non-spatial data as necessary.

All products associated with this contract that provide a map representation of the location
of installation features (historical, existing, or planned) including installation maps, site plans, area development plans, walls-out as-built depictions, or other related overhead (plan) views of an installation (partial or entire) must adhere to the following requirements.  (NOTE: This
requirement does not currently involve walls-in facility floor plans or interior renderings.)

All maps and associated data must comply with the latest version of Spatial Data Standards
for Facilities, Infrastructure, and Environment (SDSFIE) available from the SDSFIE web site.  The SDSFIE web site address will be provided under separate cover.  These data will be organized using the latest version of the SDSFIE standard, Air Force Adaptation, approved by the Installation Geospatial Information & Services (IGI&S) Governance Group (IGG) available from the Air Force Civil Engineer Center (AFCEC) Geo Integration Office (GIO) as the USAF lead for IGI&S capabilities.  The SDSFIE standard is the authority for file and feature class identification and definition, attribution and valid domain values.  When any geospatial information collected as a result of the contract includes information identified in the Common Installation Picture (CIP) or recognized Mission Data Set (MDS) the contractor will deliver data consistent with the established requirements for the data and will ensure functionality with the receiving system.  Information must be collected at no less than 1:1200 scale for base cantonment areas and 1:4800 scale for larger undeveloped base areas.

Spatial data will meet or exceed National Map Accuracy Standards at those scales.  Metadata will be provided and will use Federal Geographic Data Committee (FGDC) Content Standards for Digital Geospatial Metadata (CSDGM) for organization.

Geospatial data must be delivered in a geo-referenced Geographic Information (GIS) format
(feature-based file structures with one-to-one cardinality between spatial records and attribute records) using Environmental Systems Research Institute’s (ESRI) geodatabase format.  All attribute data as specifically outlined in the task order contract must be included either in the GIS data file or as a separate table with a SDSFIE key variable that may be used to relationally join
the separate table with the GIS data file.  All geospatial data must be delivered using the projection, coordinate system, and coordinate units stipulated by the AFCEC GIO (e.g, WGS-84, North American Datum 1983 (NAD83) projection, State Plane Coordinate System, feet or metric coordinate units).  Further guidance on mapping units, coordinate systems and projections is available from the AFCEC GIO and/or Installation GIO.

Mapping- or Survey-Grade Global Positioning Systems (GPS) or comparable traditional survey
methods will be used to collect geospatial data.  The use of mapping- or survey-grade GPS will depend on the precision requirements of the product data.  These requirements will be specified later in this PWS for all contract activities where geospatial data are involved.  In the case of contracts involving utility construction, location and attribute data will be obtained at the time of excavation.  Further information about precision requirements should be obtained from the
AFCEC GIO or installation GIO.

Source data and product data remain the property of the US Government.  The contractor may
be required to explain and demonstrate the company's process for protecting all geospatial data, including but not limited to geometry, attributes, metadata, topologies, and relational database schemas and operations used in association with this SOW. The contractor may be required to sign a non-disclosure agreement attesting to the same before source data are released.  Further
information about security and nondisclosure requirements should be obtained from the AFCEC GIO and/or installation GIO.  Some installation map data, source and/or product, may be considered by the government to be “sensitive, but unclassified” or “Critical Unclassified Information (CUI)”.  The intent of this clause is to prevent intentional or unintentional dissemination of “sensitive, but unclassified” information to include unauthorized access to the source and product data by any entity wishing to do harm to the USAF or U.S. Government while the data resides on the contractor's computer network.  The contractor is not authorized to release this information to any third party without the explicit consent of the Air Force Civil Engineer Center (AFCEC) or the involved installation.  All source information must be returned to the government POC or destroyed upon completion of the project.  Special requirements for handling classified map data, if applicable, will be addressed elsewhere in this PWS.  Final deliverable geospatial data must be provided to the AFCEC GIO and installation GIO in an electronic, digital format according to specifications provided above.

H.17  FIRE PREVENTION AND PROTECTION

The Contractor and employees shall comply with GEMO AFB AFB regulations, and Air Force Occupational Safety, Fire, and Health Standards (AFMAN 90-203), as applicable.  A copy of these regulations will be made available by the GEMO AFB AFB COR at the post award conference.  The Contractor shall coordinate with the GEMO AFB AFB fire department for hot permits (for welding or open flame operations), as required.

ATTACHMENT A

Acronyms and Definitions

Some terms used in the listing below are not referenced in the PWS.

| Item | Definition |
| --- | --- |
| ACM | Asbestos Containing Materials |
| ACAM | Air Conformity Applicability Model |
| A-E | Architect-Engineering |
| AF | Air Force |
| AFCEC | Air Force Civil Engineer Center |
| AFI | Air Force Instruction |
| AFMAN | Air Force Manual |
| AICUZ | Air Installation Compatible Use Zone |
| AMP | Asset Management Plan |
| APIMS | Air Program Information Management System |
| ANSI | American National Standard Institute |
| API | American Petroleum Institute |
| ARPA | Archaeological Resources Protection Act |
| ASQ | American Society for Quality |
| AST | Above-Ground Storage Tank |
| ASTM | American Society for Testing and Materials |
| ATV | All Terrain Vehicle |
| BASH | Bird/Wildlife Aircraft Strike Hazard |
| CAA | Clean Air Act |
| CAC | Common Access Card |
| CDRL | Contract Data Requirements List |
| CERCLA | Comprehensive Environmental Response, Compensation, and Liability Act |
| CFR | Code of Federal Regulations |
| CFSR | Contract Funds Status Report |
| CO | Contracting Officer |
| CLINS | Contract Line Items |
| COR | Contracting Officer Representative |
| CPARS | Contractor Performance Assessment Reporting System |
| CPM | Critical Path Method |
| CPR | Cost Performance Report |
| CPSMR | Contractor’s Progress, Status, and Management Report |
| CTA | Contractor Teaming Arrangement |
| CWA | Clean Water Act |
| DAF | Department of the Air Force |
| DART | Days Away, Restricted, and/or Transfer Case Incident Rate |
| DIDs | Data Item Description(s) |
| DoD | Department of Defense |
| DQOs | Data Quality Objectives |
| EA | Environmental Assessment |
| EBS | Environmental Baseline Survey |
| ESOHC | Environmental, Safety, and Occupational Health Council |
| EIAP | Environmental Impact Analysis Process |
| EIS | Environmental Impact Statement |
| ELAP | Environmental Laboratory Accreditation Program |
| EMS | Environmental Management Systems |
| EO | Executive Order |
| EOD | Explosive Ordnance Disposal |
| EPA | Environmental Protection Agency |
| EPCRA | Emergency Planning and Community Right to Know Act |
| ERPIMS | Environmental Resources Program Information Management System |
| ESA | Endangered Species Act |
| FAR | Federal Acquisition Regulation |
| FBI | Federal Bureau of Investigation |
| FGS | Final Governing Standards |
| FIFRA | Federal Insecticide, Fungicide and Rodenticide Act |
| FMER | Funds and Man-Hour Expenditure Report |
| FONPA | Findings of No Practicable Alternatives |
| FONSI | Finding of No Significant Impact |
| GIS | Geographic Information System |
| GPS | Global Positioning System |
| HABS/HAER | Historic American Building Survey/Historic American Engineering Record |
| HM | Hazardous Materials |
| HAZMAT | Hazardous Materials |
| HMA | Hazardous Materials Act |
| HMMP | Hazardous Material Management Process |
| HMTA | Hazardous Materials Transportation Act |
| IAW | In Accordance With |
| ICRMP | Integrated Cultural Resources Management Plans |
| IMS | Integrated Master Schedule |
| INRMP | Integrated Natural Resources Management Plans |
| ISS | Installation Support Section |
| ITRC | Interstate Technology and Regulatory Council |
| LABQC | Laboratory Quality Control |
| LBP | Lead-Based Paint |
| LTM | Long-Term Monitoring |
| MICT | Management Internal Control Toolset |
| MPM | Media Program Manager |
| NAGPRA | Native American Graves Protection and Repatriation Act |
| NEPA | National Environmental Policy Act |
| NFPA | National Fire Protection Agency |
| NHPA | National Historic Preservation Act |
| NPDES | National Pollution Discharge and Elimination System |
| OEBGD | Overseas Environmental Baseline Guidance Document |
| OSHA | Occupational Safety and Health Administration/Act |
| OLM/OLMs | Order Level Materials |
| P2 | Pollution Prevention |
| PCBs | Polychlorinated Biphenyls |
| PCR | Performance and Cost Report |
| POC | Point of Contact |
| POL | Petroleum, Oil, Lubricants |
| PPC | Project Planning Chart |
| PSS | Professional Services Schedules |
| PWS | Performance Work Statement |
| QA | Quality Assurance |
| QAM | Quality Assurance Manager |
| QA/QC | Quality Assurance and Quality Control |
| QAPP | Quality Assurance Project Plan |
| QC | Quality Control |
| QMP | Quality Management Plan |
| QPP | Quality Program Plans |
| QSM | Quality Systems Manual |
| RA-O | Remedial Action Operations |
| RCRA | Resource Conservation and Recovery Act |
| ROD | Record of Decision |
| SDWA | Safe Drinking Water Act |
| SIAS | Socioeconomic Impact Analysis Study |
| SIN | Special Item Number |
| SWMP | Storm Water Management Plan |
| SPCC | Spill Prevention, Control, and Countermeasures |
| STAR | Storage Tank Accounting and Reporting |
| SWPPP | Storm Water Pollution Prevention Plan |
| TO | Task Order |
| TRI | Toxic Release Inventory |
| TSCA | Toxic Substances Control Act |
| TSDF | Treatment, Storage and Disposal Facility |
| TSMP | Toxic Substances Management Plan |
| UCC | Unified Combatant Command |
| UFC | Unified Facilities Criteria |
| UFP | Uniform Federal Policy |
| UFP-QAPP | Uniform Federal Policy for Quality Assurance Project Plans |
| UFP-QS | Uniform Federal Policy for Implementing Environmental Quality Systems |
| UST | Underground Storage Tank |
| UXO | Unexploded Ordnance |
| VPP | Voluntary Protection Programs |
| WET | Water Enterprise Tracking |
| WBS | Work Breakdown Structure |

ATTACHMENT B

LIST OF SUPPORTING DOCUMENTS

| Document Information | Attached File Name |
| --- | --- |
| Hazardous Waste--HW Contingency Plan - EAFB- HWMP- (expires 08/15/2025) - GFAFB- HWMP- (expires 10/21/2025) - MAFB- HWMP- (expires 09/24/2025) - OAFB- HWMP- (expires 12/09/2025) | - EAFB HWMP - GFAFB HWMP. - MAFB HWMP - OAFB HWMP |
| Air Quality-Air Permits - EAFB- State/Local Air Operating Permit (Except Title V, Synthetic Minor & Minor)- Admin Continuance (expired 07/02/2023) - GFAFB- Minor Operating Permit (True Minor)- (expires 10/14/2027) - MAFB- Title V Operating Permit- (expires 12/07/2027) - OAFB- Synthetic Minor Operating Permit- (expires 03/18/2034) | - 2024 POL Annual Throughput AEI - Ellsworth AFB CY2024 AEI_Final_AECOM - NDDEQ Title V Annual AEI Cover Letter - 2024 AQ Minor Source Permit AEIR for SLEIS_FINAL - 2024_346_Emissions_Report_sumission_record_10MAR2025 - 28.9904-02_permit_20221121 - 28.9904-02-08C_permit_20230317 - 28.9904-02-09C_permit_20240618 - 28.9904-02-10C_permit_20250411 - ATCH 1 - Ellsworth AFB Air Permit Renewal Application - ATCH 2 - Legal Review-Minor Operating Air Quality Permit Renewal - ATCH 3 - AQ Responsible Official citations - Ellsworth AFB Air Permit Renewal Application (signed) - Ellsworth AFB Air Permit Renewal Cover Letter (signed) - GF AFB Air Permit to Operate Minor Source - 2 Nov 2022 - Grand Forks AFB- CY2024_Final_030525 - 1.(SIGN) MAFB NDDEQ Title V Annual AEI Cover Letter - 2. (RVW) MAFB 2024 Annual Air Emission Inventory Report - 3. (INFO) Minot AFB Title V Permit 2022-2027 - 4. (INFO) MAFB 2024 Point Paper - 2024_MAFB Consolidated AEI Report_Draft_Final - Offutt AFB CY2024 AEI Calculations_DRAFT_1 - Offutt AFB F2F APIMS Refrigerant Compliance Module Review_CY2024 - Offutt AFB Minor Operating Permit 23R2-027 - Tab 1 - OAFB CY24 Certificate of Compliance - Tab 2 - OAFB CY24 Deviation Report - Tab 5 - OAFB CY24 Air Emissions Inventory (AEI) Report. - Tab 6 - OAFB CY24 Air Emissions Equipment Inventory Report (AEEIR) |
| Water Quality-Water Permits - EAFB- NPDES Permit or Industrial Wastewater Treatment System Permit- Admin Continuance (expired 01/01/2015) - EAFB- SWPPP- (expires 07/25/2029) - EAFB- SAM Industrial Wastewater- (expires 03/31/2026) - GFAFB- NPDES Permit or Industrial Wastewater Treatment System- (expires 09/30/2029) - GFAFB- Stormwater General Industrial/MSGP Permit- (expires 03/31/2030) - GFAFB- SWPPP- (expires 09/30/2025) - MAFB- NPDES Permit or Industrial Wastewater Treatment System Permit (Base)- (expires 12/31/2029) - MAFB- NPDES Permit or Industrial Wastewater Treatment System Permit (MAF)- (expires 09/30/2027) - MAFB- Stormwater General Industrial/MSGP Permit- (expires 03/31/2030) - MAFB- SWPPP- (expires 01/07/2029) - OAFB- Stormwater General Industrial/MSGP Permit- (expires 03/31/2027) - OAFB- SWMP- (expires 11/15/2027) - OAFB- SWPPP- (expires 09/12/2027) - OAFB- Stormwater General Industrial/MS4 Permit- Admin Continuance (expired 01/01/2023) | - EAFB Surface Water Discharge Permit SD0000281 - Expired 31 Dec 2014 - 2024 EAFB SWPPP Annual Review 25 Jul 2024 - 2024 EAFB IWM Plan 21 Mar 24 - GFAFB Industrial Storm Water Permit NDR 05-0000 1 Apr 2025 to 31 Mar 2030 - GFAFB Industrial Wastewater Discharge Permit ND0020621_1 Oct 2024 - 30 Sep 2029 - 2023 Grand Forks SWPPP Published in T-EMP 24 Feb 2023 - MAFB Industrial Wastewater Permit ND-0020486 1 Jan 2025 to 31 Dec 2029 - MAFB Stormwater Industrial Permit NDR05-0000 Apr 2025 to Mar 2030 - MAF Wastewater Permit ND0023884 1 Oct 2022 to 30 Sep 2027 - MAFB 2025 SWPPP 7 Jan 2025 - 2025 OAFB SWMP Annual Review 24 Jun 2025 - 2025 OAFB SWPPP Annual Review 24 Jun 2025 - OAFB ISW General Permit NER 920000 - 1 Apr 2022 to 31 Mar 2027 |
| POL-SPCC Plan - EAFB- ISP- (expires 05/07/2027) - GFAFB- FRP- (expires 12/10/2029) - GFAFB- SPCC - (expires 10/04/2029) - MAFB- SPCC (MAFs) - (expires 11/17/2026) - MAFB- FRP - (expires 04/10/2030) - MAFB SPCC (Base) - (expires 04/15/2026) - OAFB- ICP- (expires 01/17/2029) | - 2024 EAFB_Integrated_Spill_Plan_Annual_Review_23 Jul 2024 - 2024 FRP_GFAFB Revised 2025 - GFAFB FRP_Fig9-1_FacilityResponseDetailMaps - GFAFB FRP_Fig9-1_FacilityResponseMap_E_Sheet - GFAFB-SPCC-Plan-Final_4 Oct 2024 - 2021 MAFs SPCC Plan 10 Nov 2021 - Minot AFB FRP 2025 - Minot AFB SPCC-2025 Annual Review 15 Apr 2025 - 20240117 - Final_OFFUTT_ICP_rev 17 Jan 2024_djc |
| Solid Waste-ISWMP - EAFB- ISWMP- (expires 10/18/2025) - EAFB- QRP-BP- draft form - GFAFB- ISWMP- (expires 10/21/2025) - MAFB- ISWMP- (expires 09/18/2025) - MAFB- QRP-BP- (expires 08/20/2026) - OAFB- ISWMP- (expires 04/07/2025) | - EAFB ISWMP - EAFB QRP_BP - GFAFB ISWMP - MAFB ISWMP - OAFB ISWMP |
| Cultural Resources-ICRMP - EAFB- ICRMP- (expires 04/21/2027) - GFAFB- ICRMP- (expires 11/27/2027) - MAFB- ICRMP- (expires 01/22/2030) - OAFB- ICRMP- (expires 10/03/2029) | - EAFB ICRMP - GFAFB ICRMP - MAFB ICRMP - OAFB ICRMP |
| AF standardized templates for plans or any other AF specific submittal. - AFMAN 32-7002, Environmental Compliance and Pollution Prevention - AFMAN 32-7003, Environmental Conservation - DAFI 32-7001, Environmental Management - DAFMAN, 32-1067, Water and Fuel Systems |  |

ATTACHMENT C

ENVIRONMENTAL REGULATORY PROGRAM DETAILS

This attachment provides additional information to assist with understanding the level of effort required at each installation. The following tables provide current quantities and requirements based on historical knowledge and are provided for proposal purposes to aid with the quantification of the required services. These numbers are subject to change.

Unique Equipment Supply or other Requirements:

- Forklift, trucks (tommy lift), labels/printers, Ipads for inspections, etc.

- Chemical treatment (neutralization, etc.)

- Repair/maintenance of any AF unique equipment (floor scales, flowmeters, centrifuge, etc.)

- Unique labs

- computer access and installation access

- range or other restrictions

- Workplans (size, etc.); review times especially with State or Federal EPA

- Personnel unique certification requirements such as a valid commercial driver’s license with the “H” endorsement

| Table 3-1. Government Furnished Equipment |  |  |  |
| --- | --- | --- | --- |
| Equipment Name | Location | Quantity | Calibration and Maintenance |
| Ellsworth AFB |  |  |  |
| Solvent Distillation Unit | Bldg. 1911 | 1 | Y-Maintenance |
| Explosion Proof Centrifuge | Bldg. 1911 | 1 | Y-Maintenance |
| Weight Scale | Bldg. 1911 | 1 | Y-Maintenance |
| Scale | Bldg. 1911 | 2 | Y-Maintenance |
| Oil Filter Crusher | Bldg. 1911 | 2 | Y-Maintenance |
| Oil Pump for Used Oil | Bldg. 1911 | 3 | Y-Maintenance |
| Dry Cleaning Machine | Bldg. 1911 | 1 | To be removed |
| Chiller (Dry Cleaner) | Bldg. 1911 | 1 | To be removed |
| Boiler (Dry Cleaner) | Bldg. 1911 | 1 | To be removed |
| Oil/Water Separator | Bldg. 1911 | 1 | Y-Maintenance |
| Drum Rinsing Machine | Bldg. 1911 | 1 | Y-Maintenance |
| Drum Crusher | Bldg. 1911 | 1 | Y-Maintenance |
| Drum Tipper | Bldg. 1911 | 1 | Y-Maintenance |
| Pallet Jack | Bldg. 1908 | 1 | Y-Maintenance |
| Pallet Jack | Bldg. 1911 | 1 | Y-Maintenance |
| Grand Forks AFB |  |  |  |
| Electric Walk-Behind Fork Lift | Bldg. 408 | 1 | Yes-both |
| Aerosol Can Puncturing | Bldg. 408 | 1 | No |
| Digital Floor Weight Scale | Bldg. 408 | 1 | Calibration No, Maintenance Yes. |
| Hydraulic Pallet Hand Jack | Bldg. 408 | 1 | Yes-both |
| Drum Dolly | Bldg. 408 | 2 | No |
| Spill Pallets | Bldg. 408 | 22 | No |
| Drum Gripper | Bldg. 408 | 1 | No |
| Minot AFB |  |  |  |
| Bander, Nylon Electric | Bldg. 530 | 1 | N |
| Aerosol Can Puncturing | Bldg. 530 | 1 | Y-Maintenance |
| Weight Scale | Bldg. 530 | 3 | N |
| Hand Jack | Bldg. 530 | 2 | N |
| Drum Hoist | Bldg. 530 | 1 | N |
| Drum Crusher | Bldg. 530 | 1 | Y-Maintenance |
| Drum Dolly | Bldg. 530 | 2 | N |
| Drum Top Remover/Cutter | Bldg. 530 | 1 | Y-Maintenance |
| Electric Powered Drum Lifter | Bldg. 530 | 1 | N |
| Electric Pump | Bldg. 530 | 1 | N |
| Solvent Distiller | Bldg. 530 | 1 | Y-Maintenance |
| Solvent Dry Cleaning Machine | Bldg. 530 | 1 | Y-Maintenance |
| Offutt AFB |  |  |  |
| Aerosol Can Puncturing System | Bldg. 564 | 2 | Y - maintenance |
| Weight Scale | Bldg. 564,594 | 2 | Y - calibration |
| Hand Jack | Bldg. 594 | 2 | Y - maintenance |
| Hoist (1000 lb.) | Bldg. 564 | 1 | Base has a contract |
| Permanent eyewash station & shower | Bldg 594 | 1 | Y – weekly inspection |
| Drum dolly | Bldg. 564,594 | 2 | Y – maintenance |
| Transfer pump w/dispenser nozzle (electric) | Bldg. 594 | 2 | Y - maintenance |
| Drum Scale (5000 lb.) | Bldg. 564,594 | 2 | Y - calibration |
| Honda snow blower, model HS724A | Bldg. 594 | 1 | Y - maintenance |
| Honda snow blower, model HS520 | Bldg. 594 | 1 | Y - maintenance |
| Toyota walk behind forklift, Model 6BWC20 (3,750 lb.) | Bldg. 594 | 1 | Y - maintenance |
| Presto Lift platform (1000 lb.) | Bldg. 594 | 1 | Y - maintenance |
| Rol-Lift (5000 lb.) | Bldg. 594 | 1 | Y - maintenance |
| Drum cradle (1500 lb.) | Bldg. 594 | 1 | Y - maintenance |
| Calibration gas cylinder devalving tool | Bldg 564 | 1 | Y - maintenance |
| Dewalt drill set | Bldg 594 | 1 | Y - maintenance |
| Pressure Washer Craftsman | Bldg 594 | 1 | Y - maintenance |
| General Material Handling Dolly Curved Face Green | Bldg 594 | 1 | Y - maintenance |
| Leaf Blower Stihl | Bldg 594 | 1 | Y - maintenance |

| Table 3-2. Overall Hazardous Waste and Regulated Waste Operating Program Data |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Ellsworth | Grand Forks | Minot | Offutt |
| Number of Hazardous Waste Streams | 49 | 31 | 661 | 277 |
| Number of Initial Accumulation Points (IAP) | 215 | 25 | 51 | NA, see SAP |
| Number of Satellite Accumulation Points (SAP) | 95 | 8 | 77 | 96 |
| Number of central Hazardous Waste Accumulation (90, 180, 270 day) Storage (HWAS) Facilities | 1 | 2 | 1 | 3 |
| Number of Permitted TSD Storage Facilities | 0 | 0 | 0 | 0 |
| Number of Universal Waste Collection Points | 29 | 5 | 5 | 45 |
| Number of Used Oil Collection Points | 20 | 12 | 30 | 21 |
| Recycled Used Oil (Gallons/year) | 15,500 | 4620 | 35,000 | 12.7 |
| Number of OB/OD Permits | 0 | 0 | 0 | 0 |
| Average number of daily container transfers (IAP to HWAW on-site TSD) | 4 | <1 | 8 | 1 |

| Table 3-3. Historical Quantities of Generated Hazardous Waste and Regulated Waste |  |  |  |  |
| --- | --- | --- | --- | --- |
| Waste Site | Waste Stream Description | Size Container | Frequency Pick-up / Delivery | Waste Quantity Generated (total lbs/month or lbs/year) |
| Ellsworth AFB |  |  |  |  |
| FACILITY MAINTENANCE (MG013) | AMALGAM SEPARATOR WITH WATER AND SLUDGE (30 gal) |  | 1/YR | 70 lbs/year |
| 82ND CIVIL SUPPORT TEAM [WMD] (NG001) | ANALYTICAL LAB WASTE (55 gal) |  | 1/3YR | 200 lbs/year |
| VEHICLE MAINTENANCE,SP, GP, TIRE,BAT (LG026). B-1B REFURBISHMENT (MX030). ARMAMENT SHOP (MU003). | BEAD BLAST MEDIA / FILTERS AND FLOOR SWEEPINGS (55 gal, 30 gal, 15 gal, Cubic Yd. Box) |  | 7/YR | 1,400 lbs/year |
| DENTAL LAB (MG003) | DENTAL PLASTER TRAP SLUDGE (1 gal) |  | 2/2yr | 100 lbs/year |
| FACILITY MAINTENANCE (MG013) | DISPOSABLE RAGS AND GLOVES CONTAMINATED WITH MERCURY (5 gal) |  | 1/yr | 10 lbs/year |
| ARMAMENT SHOP (MU003). AIRCRAFT STRUCTURAL MAINTENANCE - SHEET (MX007). | DUST AND CONTAMINATED SOLIDS FROM HEPA & SHOP VACUUMS (5 gal, 15 gal) |  | 3/yr | 50 lbs/year |
| BASE HAZMART (LG021) | EXPIRED MATERIALS (All sizes of containers) |  | 6/yr | 5,000 lbs/year |
| UTILITIES SYSTEMS MAINTENANCE (CE019). SECURITY FORCES - K9 (SG021). | FIRE SPRINKLER ANTIFREEZE (GLYCERIN) (55 gal) |  | 1 Time | 750 lbs/year |
| BASE HAZMART (LG021) | FLAMMABLE AEROSOLS, NON-FOAMING, NO ISOCYANATES (55 gal) |  | 9/yr | 750 lbs/year |
| COMBAT ARMS FIRING RANGE (SG003) | FRANGIBLE BULLETS AND LEAD DUST (55 gal) |  | 5/yr | 2,000 lbs/year |
| CLINIC PHARMACY (MG011) | HAZARDOUS WASTE PHARMACEUTICALS (NON-CREDITABLE) (1 gal, 15 gal) |  | 1/yr | 65 lbs/year |
| BANDIT LANES (SG033) | LANE STRIPPER AND OIL (15 gal) |  | 2/yr | 120 lbs/year |
| ARMAMENT SHOP (MU003). NDI LAB (MX005). | LIQUID WASTE FROM ULTRASONIC CLEANER (2 gal, 30 gal, 55 gal) |  | 4/yr | 650 lbs/year |
| HVAC (CE015) | MERCURY CONTAINING DEVICES (5 gal) |  | 2/yr | 21 lbs/year |
| ELLSWORTH POWER PRODUCTION (CE012). PRAIRIE RIDGE GOLF COURSE (SG034). FUELS MANAGEMENT-POL (LG008). | OFF-SPEC DIESEL FUEL (55 gal) |  | 3/yr | 900 lbs/year |
| BASE HAZMART (LG021). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). FUELS MANAGEMENT-POL (LG008). | OFF-SPEC GASOLINE (MOGAS) (55 gal) |  | 6/yr | 2,000 lbs/year |
| BASE HAZMART (LG021). FUELS MANAGEMENT-POL (LG008). FUELS STORAGE (LG003). AGE - MAIN SHOP (MX015). LIQUID FUELS MAINTENANCE (CE013). JET ENGINE REPAIR (MX011). FUEL SYSTEMS REPAIR (MX019). 37TH BGS BOMBER GENERATION SQUADRON (MA037). | OFF-SPEC JET A FUEL (55 gal) |  | 70/yr | 30,000 lbs/year |
| REPAIR & RECLAMATION [+WHEEL & TIRE] (MX001) | OIL SKIMMINGS FROM WHEEL WASHER MACHINE (5 gal) |  | 4/yr | 200 lbs/year |
| B-1B REFURBISHMENT (MX030). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). | PAINT AND THINNER WASTE (30 gal, 55 gal) |  | 3/yr | 1,500 lbs/year |
| B-1B REFURBISHMENT (MX030) | PAINT CONTAMINATED MATERIAL (55 gal) |  | 18/yr | 1,500 lbs/year |
| ELECTRIC SYSTEMS (CE010) | PCB BALLASTS 120 VAC (Container varies depending on ballasts size) |  | 1/yr | 200 lbs/year |
| BASE HAZMART (LG021) | SOLVENT STILL SLUDGE AND DEBRIS CONTAMINATED WITH CADMIUM (20 gal) |  | 1/yr | 100 lbs/year |
| BASE HAZMART (LG021) | STILL SLUDGE FROM DRY CLEANING MACHINE (55 gal) |  | 1/3yr | 300 lbs/year |
| BASE HAZMART (LG021) | UNIVERSAL WASTE BATTERIES (5 gal and single aircraft batteries) |  | HAZMART | 3,500 lbs/year |
| BASE HAZMART (LG021). ELECTRIC SYSTEMS (CE010). AGE - MAIN SHOP (MX015). | UNIVERSAL WASTE LAMPS (15 gal and individual lamps) |  | 1/yr | 30 lbs/year |
| VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026) | UNIVERSAL WASTE SEALED BEAM HEADLAMPS (12 gal) |  | 1/yr | 20 lbs/year |
| FUEL SYSTEMS REPAIR (MX019) | UNUSED ADHESIVE PROMOTER/PRIMER (5 gal) |  | 1/yr | 15 lbs/year |
| LIQUID FUELS MAINTENANCE (CE013). FUELS MANAGEMENT-POL (LG008). REFUELING MAINTENANCE (LG012). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). 37TH BGS BOMBER GENERATION SQUADRON (MA037). AGE - MAIN SHOP (MX015). FUEL SYSTEMS REPAIR (MX019). | USED ABSORBENT PADS WITH JET A AND DIESEL FUEL (55 gal) |  | 5/week | 600 lbs/year |
| 37TH BGS BOMBER GENERATION SQUADRON (MA037). AGE - MAIN SHOP (MX015). FUEL SYSTEMS REPAIR (MX019). REFUELING MAINTENANCE (LG012). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). HORIZONTAL SHOP - SNOW BARN (CE002). JET ENGINE REPAIR (MX011). | USED ABSORBENT PADS WITH OIL AND HYDRAULIC FLUID (55 gal) |  | 6/week | 900 lbs/year |
| AAFES SHOPPETTE (SG036) | USED ABSORBENTS FROM GASOLINE SPILLS (5 gal, 15 gal) |  | 1/yr | 20 lbs/year |
| ELLSWORTH POWER PRODUCTION (CE012). FIRE TRUCK MAINTENANCE (LG011). REFUELING MAINTENANCE (LG012). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). AGE - MAIN SHOP (MX015). AUTO HOBBY SHOP (SG009). | USED ANTIFREEZE (HAZARDOUS) (55 gal) |  | 10/yr | 4,000 lbs/year |
| HVAC (CE015). FUELS MANAGEMENT-POL (LG008). FACILITY MAINTENANCE (MG013). | USED ANTIFREEZE (NON-HAZARDOUS) (30 gal, 55 gal) |  | 15/yr | 5,000 lbs/year |
| AUTO HOBBY SHOP (SG009) | USED BRAKE FLUID (5 gal) |  | 1/yr | 45 lbs/year |
| VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026) | USED DIESEL EXHAUST FLUID (15 gal) |  | 1/3yr | 400 lbs/year |
| 82ND CIVIL SUPPORT TEAM [WMD] (NG001) | USED DRAGERSORB (55 gal) |  | 1/yr | 100 lbs/year |
| COLD SPRAY (MX003). METALS TECHNOLOGY (MX017). | USED GARNET (55 gal, 30 gal) |  | 5/yr | 2,000 lbs/year |
| VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). MUNITIONS SUPPORT EQUIPMENT MAINTENANCE (MU008). | USED GREASE FROM MAINTENANCE OF TRAILERS AND VEHICLES (5 gal, 55 gal) |  | 2/yr | 100 lbs/year |
| BASE HAZMART (LG021) | USED LEAD ACID BATTERIES FOR RECYCLE (5 gal, individual batteries) |  |  | 11,000 lbs/year |
| ELLSWORTH POWER PRODUCTION (CE012). GROUNDS MAINTENANCE (CE016). 37TH BGS BOMBER GENERATION SQUADRON (MA037). MUNITIONS AGE/CAT 2 (MX004). AUTO HOBBY SHOP (SG009). | USED METAL FILTERS CRUSHED FOR RECYCLING (5gal, 12gal, 15gal, 30 gal) |  | 10/yr | 1,000 lbs/year |
| VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026) | USED METAL WORKING FLUID (varies per amount of oil to be drained) |  | 2/yr | 200 lbs/year |
| HVAC (CE015). MUNITIONS SUPPORT EQUIPMENT MAINTENANCE (MU008). | USED OIL (HAZARDOUS WASTE) (55 gal.) |  | 1/yr | 200 lbs/year |
| HORIZONTAL SHOP - SNOW BARN (CE002). ELECTRIC SYSTEMS (CE010). ELLSWORTH POWER PRODUCTION (CE012). GROUNDS MAINTENANCE (CE016). FIRE TRUCK MAINTENANCE (LG011). REFUELING MAINTENANCE (LG012). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). 37TH BGS BOMBER GENERATION SQUADRON (MA037). MUNITIONS SUPPORT EQUIPMENT MAINTENANCE (MU008). BOMBER PHASE (MX002). MUNITIONS AGE/CAT 2 (MX004). JET ENGINE REPAIR (MX011). AGE - MAIN SHOP (MX015). AVIONICS (MX024). AUTO HOBBY SHOP (SG009). | USED OIL FOR RECYCLING (55 gal, bowsers, tanks) |  | 100/yr | 110,000 lbs/year |
| B-1B REFURBISHMENT (MX030) | USED PAINT BOOTH FILTERS (Cubic Yd Box) |  | 1/yr | 100 lbs/year |
| MUNITIONS SUPPORT EQUIPMENT MAINTENANCE (MU008). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). MUNITIONS AGE/CAT 2 (MX004). NDI LAB (MX005). AGE - MAIN SHOP (MX015). MUNITIONS SUPPORT EQUIPMENT MAINTENANCE (MU008). JET ENGINE REPAIR (MX011). HORIZONTAL SHOP - SNOW BARN (CE002). | USED PARTS WASHER SOLVENT (5 gal., 30 gal., 55 gal) |  | 5/yr | 500 lbs/year |
| AVIONICS (MX024). PMEL (MX020). 37TH BGS BOMBER GENERATION SQUADRON (MA037). BOMBER PHASE (MX002). CONTROLS SHOP (CE011). METALS TECHNOLOGY (MX017). MUNITIONS AGE/CAT 2 (MX004). ELECTROENVIRONMENTAL (MX014). FLIGHT SIMULATOR MAINT. (SG002). RF TRANSMISSIONS SYSTEMS (OG008). | USED SOLDER WASTE AND FUSIBLE ALLOY WASTE (1 gal.) |  | 1/yr (pick up all shops) | 10 lbs/year |
| BASE HAZMART (LG021). AGE - MAIN SHOP (MX015). | USED SPEEDY DRY WITH FUEL OR OIL (55 gal) |  | 1/2yr | 450 lbs/year |
| AGE - MAIN SHOP (MX015) | WASH RACK SLUDGE AND DEBRIS (5 gal) |  | 1/yr | 50 lbs/year |
| COMBAT ARMS FIRING RANGE (SG003) | WASTE DEBRIS CONTAMINATED WITH LEAD (Cubic Yd Box) |  | 31/yr | 4,500 lbs/year |
| 37TH BGS BOMBER GENERATION SQUADRON (MA037). ARMAMENT SHOP (MU003). BOMBER PHASE (MX002). MUNITIONS AGE/CAT 2 (MX004). NDI LAB (MX005). AIRCRAFT STRUCTURAL MAINTENANCE - SHEET (MX007). METALS TECHNOLOGY (MX017). FUEL SYSTEMS REPAIR (MX019). AVIONICS (MX024). B-1B REFURBISHMENT (MX030). JET ENGINE REPAIR (MX011). | WASTE DEBRIS FROM AIRCRAFT MAINTENANCE & REPAIR (55 gal, 30gal, 20gal, 15gal) |  | 100/yr | 10,000 lbs/year |
| FIRE TRUCK MAINTENANCE (LG011). FIRE TRUCK MAINTENANCE (LG011). VEHICLE MAINTENANCE,SP,GP,TIRE,BAT (LG026). MUNITIONS SUPPORT EQUIPMENT MAINTENANCE (MU008). AGE - MAIN SHOP (MX015). AUTO HOBBY SHOP (SG009). TRANS - ALLIED TRADES/BODY SHOP (LG025). | WASTE DEBRIS FROM MAINTENANCE & REPAIR OF SUPPORT EQUIPMENT (55 gal, 30 gal, 15 gal, 5 gal) |  | 15/yr | 1,500 lbs/year |
| VERTICAL CONSTRUCTION (CE001) | WASTE INK FROM SIGN PRINTING MACHINE (1 gal, 5 gal) |  | 1/5yr | 15 lbs/year |
| BASE HAZMART (LG021). PRO-MARK/OSTROMS-PAINT CONTRACT (CE025). | WASTE LATEX PAINT (55 gal, 30 gal) |  | 2/yr | 800 lbs/year |
| REPAIR & RECLAMATION [+WHEEL & TIRE] (MX001) | WATER AND SLUDGE FROM WHEEL WASHER MACHINE (55 gal) |  | 5/yr | 2,000 lbs/year |
| REPAIR & RECLAMATION [+WHEEL & TIRE] (MX001) | WHEEL WASHER SKIMMINGS (5 gal) |  | 2/yr | 80 lbs/year |
| Grand Forks AFB |  |  |  |  |
| Bldg. 109 | Amalgam related waste, traps, empty capsules and used/unused amalgam |  | 2/year | 25 lbs/year |
| Bldg 310 | Parts washer sludge (D006,D008,D018, D039, D040) |  | 1/per year | 70 lbs/year |
| Bldg 408 | Aerosol can puncture (D001, D005, D008, D035, D039, D040) |  | 1/year | 70 lbs/year |
| Bldg 408 | Broken lamps (D009) |  | 2/year | 170 lbs/year |
| Bldg 415 | Aerosol can puncture (D001);Moved from SAP413-1 |  | 1/year | 85 lbs/year |
| Bldg 415 | Solvent parts washer sludge (D006, D008) |  | 1 per years | 100 lbs/year |
| Bldg 416 | Aqueous Parts Washer Liquid, Sludge, Filters (D001, D006, D007, D008) |  | 1/year | 225 lbs/year |
| Bldg 416 | Solvent parts washer sludge (D006, D008) |  | 1/year | 100 lbs/year |
| Bldg 601 | Used/Cured adhesives, sealants and coatings with wood sticks, paper and ppe (D007) |  | 1/year | 75 lbs/year |
| Bldg 603 | Used/Cured adhesives, sealants and coatings with wood sticks, paper and ppe (D007) |  | 1/year | 75 lbs/year |
| Bldg 622 | Paint-related solid waste (D007, D035, F002, F003, F005) - paper, rags, steels, tape, etc. |  | 1/year | 250 lbs/year |
| Bldg 622 | Paint sludge (D001, D007, D010, D035, F002, F003, F005, UHC:Phenol) |  | 1/year | 425 lbs/year |
| Bldg 622 | Paint-related solid waste (D007, D035, F002, F003, F005) - paper, rags, steels, tape, etc. |  | 1/year | 85 lbs/year |
| Bldg 622 | Used paint booth filters stage 1, D007 |  | 2/per year | 120 lbs/year |
| Bldg 609 | Parts washer sludge, UNK |  | 1/year | 70 lbs/year |
| Minot AFB |  |  |  |  |
| 19 | Universal Waste | 55Gal DM or Pallet | 3 per month | 43720 lbs/year |
| 38,19, and 37 | ABSORBENT W/JET A | 55Gal DM, 60 Gal Bag, or 3YD box | 2 per month | 3,505 lbs/year |
| various | ABSORBENT W/POL | 55Gal DM, 60 Gal Bag, or 3YD box | 16 per month | 14,150 lbs/year |
| 76 | ABSORBENT WITH UNLEADED | 55Gal DM, 60 Gal Bag, or 3YD box | 4 per year | 312 lbs/year |
| various | ADHESIVES AND SEALANTS | 55Gal DM, 60 Gal Bag, or 3YD box | 2 per month | 483 lbs/year |
| 27 | ADHESIVES WITH DEBRIS (CHROMIUM) | 55Gal DM, 60 Gal Bag, or 3YD box | 11 per year | 281 lbs/ year |
| 28, 98, and 11 | ANTIFREEZE WITH LEAD | 55 Gal Dm | 5 per year | 2506 lbs/year |
| 18 and 19 | BATTERIES, NICAD | 5 gal bucket, 10 gal bucket or 55 gal dm | 9 per year | 4,024 lbs/year |
| 19 | BATTERY, ALKALINE | 5 gal bucket, 10 gal bucket or 55 gal dm | 7 per year | 1,748 lbs/year |
| 19 | BATTERY, LITHIUM | 5 gal bucket, 10 gal bucket or 55 gal dm | 9 per year | 1,982 lbs/year |
| 30 and 63 | BRINE | 55 Gal Dm | 4 per year | 1,514 lbs/year |
| 54 | CATM RANGE DEBRIS | 55 Gal Dm | 10 per year | 1,088 lbs/year |
| 30 and 77 | CHROMATE WITH DEBRIS | 55 Gal Dm | 5 per year | 285 lbs/year |
| 54 | DEBRIS, LEAD PPE | 55 Gal Dm | 6 per year | 612 lbs/ year |
| 54 | FILTER, HEAVY RANGE | 55 Gal Dm | 1 per month | 1,104 lbs/year |
| 80 | FILTERS W/ CHROMIUM | 55 Gal Dm | 1 per year | 148 lbs/year |
| 19 | FLAMMABLE LIQUIDS | 55 Gal Dm | 4 per year | 368 lbs/year |
| 27 | HAZARDOUS D007 | Various | 1 per month | 549 lbs/year |
| various | HAZARDOUS WASTE | Various | 3 per month | 3,267 lbs/year |
| 19 | HAZARDOUNS WASTE, RED RAGS WITH CADMIUM | 3 Yd Box | 4 per year | 1,633 lbs/year |
| 79 | HM CLEANER ON | small | 2 per year | 2 lbs/year |
| 12 and 82 | JET A FUEL FILTER | 55 Gal Dm | 2 per year | 201 lbs/year |
| 19 | LAMP, BROKEN FLUORESCENT | 55 Gal Dm | 1 per year | 67 lbs/year |
| 19 | LAMP, FLUORESCENT | 55 Gal Dm | 8 per year | 3,274 lbs/ year |
| 19 | LEAD ACID BATTERIES 2018 | Pallet | 2 per month | 34, 174 lbs/year |
| 19 | METAL HALIDE & HP SODIUM LAMPS | 55 Gal Dm | 16 per year | 6, 28 lbs/year |
| 19 | NIMH BATTERY | 55 Gal Dm | 3 per year | 234 lbs/year |
| 37 | NON HAZARDOUS GLYCOL | 55 Gal Dm | 1 year | 475 lbs/ year |
| various | NON HAZARDOUS WASTE | Various | 6 per month | 1,240 lbs/ month |
| various | NON-HAZARDOUS SOLUTION | Various | 16 per year | 1,043 lbs/ year |
| various | NON-RCRA PARENT CONTAINER | Various | 1 per month | 1,980 lbs/ year |
| 19 | PAINT | 55 Gal Dm | 1 per year | 334 lbs/year |
| 05 and 19 | PAINT BOOTH DEBRIS AND FILTERS | 55 Gal Dm | 2 per month | 1,929 lbs/year |
| 19 | PAINT BOOTH DEBRIS AND FILTERS W/LBP | 55 Gal Dm | 4 per year | 1,076 lbs/year |
| 3 | PAINT BOOTH FILTERS | 55 Gal Dm | 5 per year | 505 lbs/year |
| 11 and 02 | PAINT DEBRIS | 60 gal bag | 10 per year | 1,189 lbs/year |
| 5 | PAINT DEBRIS (CHROMIUM, MEK) | 55 Gal Dm | 2 per year | 887 lbs/year |
| 30 | PAINT DEBRIS W/ LEAD BASED PAINT | 60 gal bag | 10 per year | 1,044 lbs/year |
| 34 | PAINT WITH DEBRIS (RAGS, FILTERS) | 60 gal bag | 13 per year | 582 lbs/year |
| 30 | PCB CAPACTITORS | 30 gal dr | 3 per year | 156 lbs/year |
| 19 | PUNCHED AEROSOL PAINT CANS | 55 Gal Dm | 3 per year | 1,498 lbs/year |
| 13 | RCRA, CORROSIVE LIQUID | 30 gal dr | 1 per year | 51 lbs/year |
| 19 | REFRIGERANT GAS COMPRESSED NONHAZ | 5 gal bucket | 1 per year | 4 lbs/year |
| 27 and 19 | REFRIGERANT GAS COMPRESSED HAZ | 5 gal bucket | 3 per year | 11 lbs/year |
| 54 | SCRAP METAL, CATM RANGE DEBRIS | 55 Gal Dm | 2 per month | 550 lbs/month |
| 11 and 79 | SLUDGE | 55 Gal Dm | 3 per year | 194 lbs/year |
| various | USED ANTIFREEZE | 55 Gal Dm | 2 per month | 850 lbs/ month |
| various | USED GREASE | 55 Gal Dm | 1 per month | 115 lbs/month |
| Offutt AFB |  |  |  |  |
| COCO | Glass media with paints and primers | 55 GL |  | 4196 lbs/year |
| COCO | Plastic media with paints and primers | 55 GL |  | 796 lbs/year |
| Base | Antifreeze (non-RCRA) | 55 GL |  | 1935 lbs/year |
| Base | Antifreeze (RCRA) | 55 GL |  | 2874 lbs/year |
| Base | Absorbents (all types) | 55 GL |  | 5385 lbs/year |
| Base | Aqueous Parts Washer | 55 GL |  | 10139 lbs/year |
| AFE | C2A1 Canisters | 55 GL |  | 2662 lbs/year |
| COCO | Garnett Flowjet Media | 55 GL |  | 1544 lbs/year |
| COCO | Miscellaneous Items with Paints and Primers from Aircraft/AGE Painting | 55 GL |  | 3517 lbs/year |
| Base | Paint & Paint Related Material | 55 GL |  | 67 lbs/year |
| COCO | Poly paints and primers from aircraft/AGE painting | 30 GL |  | 1082 lbs/year |
| Base | Water with Jet-A | 55 GL |  | 7550 lbs/year |
| Base | Used Oil collected by JEBRO Inc | GL |  | 6965 Gals/yr |
| Base | Fuel Oil collected by JEBRO Inc | GL |  | 45450 Gals/yr |
| Base | Used Oil filters drums collected by JEBRO Inc | 55 GL |  | 13 Drums CY22 |
| Base | Lithium-Ion Batteries | Lbs |  | 649 lbs/year |
| Base | NICAD Batteries | Lbs |  | 272 lbs/year |
| Base | NIMH Batteries | Lbs |  | 125 lbs/year |
| Base | Lamps 0-3 Foot | Lbs |  | 49 lbs/year |
| Base | Lamps 4 Foot | Lbs |  | 2184 lbs/year |
| Base | Lamps Mercury Vapor | Lbs |  | 223 lbs/year |
| Base | TOTAL RCRA CY22 | Lbs |  | 39290 lbs/year |
| COCO | Glass media with paints and primers | 55 GL |  | 4196 lbs/year |
| COCO | Plastic media with paints and primers | 55 GL |  | 796 lbs/year |
| Base | Antifreeze (non-RCRA) | 55 GL |  | 1935 lbs/year |
| Base | Antifreeze (RCRA) | 55 GL |  | 2874 lbs/year |
| Base | TOTAL Non-RCRA CY22 | Lbs |  | 17,778 lbs/year |
| Base | TOTAL Universal Waste CY22 | Lbs |  | 3502 lbs/year |
| Base | TOTAL Waste Generation CY22 | Lbs |  | 60570 lbs or 30 Tons |
| EB Clinic | Amalgam | Lbs |  | 14 lbs/year |
| EB Clinic | Medical Flammable Products | Lbs |  | 147 lbs/year |
| EB Clinic | Rapicide Sterilizer Part A | Lbs |  | 52 lbs/year |
| EB Clinic | Rapicide Sterilizer Part B | Lbs |  | 86 lbs/year |
| EB Clinic | TOTAL WASTE GENERATION CY22 | Lbs |  | 831 lbs/year |

HW permits for [insert installation name] include the following: (Not Applicable)

| Table 3-4. HW Permits for [insert installation name] |  |  |
| --- | --- | --- |
| Permit Number/Sources | Permit Type | Applicable Dates |

| Table 3-5. HAZWASTE – Industrial Recycling Processes |  |  |  |  |
| --- | --- | --- | --- | --- |
| Industrial Recycling Process | Required Notes: “Y” denotes the Process will be performed in the HAZWASTE accumulation point. “N/A” denotes Not Applicable to the installation. |  |  |  |
|  | E | GF | M | O |
| Aerosol Can Puncturing | N/A | Y | Y | Y |
| HHM Collection and Distribution | Y | N/A | N/A | Y |
| Used Oil Recovery | Y | N/A | Y | Y |
| Oil Filter Recycling | Y | N/A | Y | Y |
| Anti-freeze Recycling | N/A | N/A | N/A | N/A |
| Solvent Distillation | Y | N/A | Y | N/A |
| Tank Water Bottoms | Y | N/A | N/A | N/A |
| Drum Washing/Refurbish/crushing | Y | N/A | Y | N/A |
| Waste Characterization | Y | Y | Y | Y |
| Shop Rag Recycling | N/A | N/A | Y | N/A |
| Rag Laundering | N/A | N/A | Y | N/A |
| Bead Blast Recycling | N/A | N/A | N/A | N/A |
| JP-8 Recycler Unit | N/A | N/A | N/A | N/A |
| Floor Scrubber/ Waste Water Evaporator | N/A | N/A | N/A | N/A |

Hazardous Waste Supplies

The Contractor shall provide supplies such as waste containers, labels, signs, personal protective equipment, tools, packaging materials, portable spill supplies, absorbent pads, booms, drums, liners, neutralization agents and container labels/markers to mark & ship hazardous waste in compliance with DOT (Department of Transportation) and RCRA requirements.

| Table 3-6. Average Yearly Waste Container Quantities |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type of Drum | Size | Average Yearly Quantity (ea) |  |  |  |
|  |  | E | GF | M | O |
| Closed top – metal | 1 gallon |  |  | 1 |  |
| Closed top – metal | 5 gallon |  | 3 | 1 |  |
| Closed top – metal | 8 gallon |  |  |  |  |
| Closed top – metal | 15 gallon |  |  |  |  |
| Closed top – metal | 30 gallon | 2 | 3 |  | 15 |
| Closed top – metal | 55 gallon | Recycled Drums from on base (150) | 3 | 21 | 30 |
| Open top – metal | 5 gallon |  | 5 | 1 |  |
| Open top – metal | 8 gallon |  |  |  |  |
| Open top – metal | 15 gallon |  | 6 | 3 |  |
| Open top – metal | 20 gallon | 1 |  |  |  |
| Open top – metal | 30 gallon | 1 | 10 | 4 | 2 |
| Open top – metal | 55 gallon | 50 | 10 | 45 | 50 |
| Closed top – plastic | 5 gallon | 20 | 3 | 3 |  |
| Closed top – plastic | 15 gallon | 3 | 4 | 3 | 1 |
| Closed top – plastic | 30 gallon | 3 | 2 | 4 | 2 |
| Open top – plastic | 1 gallon | 20 | 10 | 2 | 20 |
| Open top – plastic | 2 gallon |  |  | 17 | 25 |
| Open top – plastic | 5 gallon | 50 | 15 | 41 | 30 |
| Open top – plastic | 7 gallon |  |  | 1 | 25 |
| Open top – plastic | 10 gallon | 1 |  | 1 | 25 |
| Open top – plastic | 15 gallon | 35 | 10 | 9 |  |
| Open top – plastic | 30 gallon | 35 | 5 | 27 | 30 |
| Open top – plastic | 55 gallon | 150 | 2 | 29 | 150 |
| screw-top containers | 5 gallon |  |  |  |  |
| Overpack – plastic | 65 gallon |  |  |  |  |
| Overpack – metal | 85 gallon |  |  | 2 | 1 |
| Overpack – plastic | 95 gallon |  |  |  |  |
| Fiber drums | 5 gallon |  |  | 1 |  |
| Fiber drums | 10 gallon |  |  | 4 |  |
| Fiber drums | 30 gallon |  |  | 7 |  |
| Fiber drums | 50 gallon |  |  | 3 |  |
| Fiber drums | 85 gallon | 5 |  |  |  |
| 2' Florescent Lamp Box | 8” x 8” x 24” | 5 |  |  | 1 |
| 4' Florescent Lamp Box | 8” x 8” x 48” | 20 | 200 | 200 | 50 |
| 8' Florescent Lamp Box | 8” x 8” x 96” |  | 1 | 4 |  |
| CFL Lamp Boxes | Size May Vary | 10 |  |  | 2 |
| Tri Wall Cubic Yard Box | Cubic yard | 40 | 15 | 75 | 10 |
| Telescoping Lamp Boxes | 10” x 6” x 57-108” | 1 |  |  | 5 |
| Plastic Bag | 1 Gallon |  | 50 | 48 |  |
| Tote bin | 265 Gallon |  |  | 9 |  |
| AFFF Drum Plastic OT | 5 Gallon |  |  | 16 |  |
| AFFF Drum Plastic OT | 55 Gallon |  |  | 20 |  |
| 4 Drum Containment Pallet |  |  |  |  | 200 |
| 2 Drum Containment Pallet |  |  |  |  |  |
| Clear Plastic Pallet Wrap | 18 Inch x 2000 Foot Rolls |  | <1 |  |  |
| Hazmat box | Cubic Yard | 40 |  | 50 | 10 |
| Rag bag | Cubic Yard |  |  |  |  |
| Vermiculite |  |  |  |  |  |
| Safety glasses |  | As needed | 0 | As needed | As needed |
| Shop towels |  | As needed | 0 | As needed | As needed |
| Gloves – latex, disposable nitrile and work gloves |  | As needed | 0 | As needed | As needed |
| Spill kits, oil only pads and universal pads |  | As needed | 0 | As needed | As needed |
| Roll offs |  |  |  | As needed | As needed |

Hazardous Materials Management Program Details

| Table 3-7. Government Furnished Equipment List |  |  |  |  |
| --- | --- | --- | --- | --- |
| GFE – HM Facility | Quantity |  |  |  |
|  | Ellsworth | Grand Forks | Minot | Offutt |
| Complete Computer System | 3 | 3 | 3 | 2 |
| Barcode Printer | 2 | 1 | 2 | 3 |
| Laser Printer | 1 | 1 | 1 | 1 |
| Fax Machine | 1 | 0 | 1 | 0 |
| Scanner | 2 | 0 | 3/5 | 2 |
| Desks | 4 | 4 | 4 | 2 |
| Phone & Line | 4 | 4 | 4 | 2 |
| File Cabinets | 5 | 3 | 4 | 3 |
| Equipment Locker | 3 | 3 | 2 | 2 |
| Book Shelves | 2 | 2 | 1 | 1 |
| End Tables | 1 | 1 | 0 | 0 |
| Chairs | 5 | 10 | 4 | 4 |

| Table 3-8. Average Yearly Hazardous Materials Program Supplies |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Size | Average Yearly Quantity (ea) |  |  |  |
|  |  | Ellsworth | Grand Forks | Minot | Offutt |
| Closed top – metal | 15 gallon | 0 | 0 | 0 | NA |
| Closed top – metal | 30 gallon | 0 | 0 | 0 | NA |
| Closed top – metal | 55 gallon | 0 | 0 | 0 | NA |
| Open top – metal | 30 gallon | 0 | 0 | 0 | NA |
| Open top – metal | 55 gallon | 0 | 0 | 0 | NA |
| Closed top – plastic | 55 gallon | 0 | 0 | 0 | NA |
| Open top – plastic | 5 gallon | 0 | 0 | 0 | NA |
| Open top – plastic | 55 gallon | 0 | 0 | 0 | NA |
| Closed top – plastic | 30 gallon | 0 | 0 | 0 | NA |
| Custom, Pre-Printed Hazardous Waste | Pack of 25 | 20 | 100 | 6 | As needed |
| Custom, Pre-Printed Non-Hazardous Waste | Pack of 25 | 15 | 95 | 6 | As needed |
| Custom, Pre-Printed Universal Waste | Pack of 25 | 5 | 85 | 6 | As needed |
| Custom, Pre-Printed Non-RCRA Regulated Waste | Pack of 25 | 2 | 25 | 6 | As needed |
| Universal Waste Category | 500 Roll | 0 | 85 same as pack of 25 | 1 | As needed |
| Oxygen (2) | Pack of 25 | 0 | 0 | 1 | As needed |
| Inhalation Hazard (2) | Pack of 25 | 1 | 10 | 1 | As needed |
| Flammable Gas (2.1) | Pack of 25 | 0 | 5 | 6 | As needed |
| Non-Flammable Gas (2.2) | Pack of 25 | 0 | 5 | 6 | As needed |
| Flammable Liquid (3) | Pack of 25 | 10 | 50 | 6 | As needed |
| Flammable Solid (4) | Pack of 25 | 1 | 2 | 6 | As needed |
| Dangerous When Wet (4) | Pack of 25 | 0 | 2 | 1 | As needed |
| Oxidizer (5.1) | Pack of 25 | 1 | 10 | 1 | As needed |
| Inhalation Hazard (6) | Pack of 25 | 1 | 10 | 1 | As needed |
| Poison (6) | Pack of 25 | 1 | 10 | 2 | As needed |
| Corrosive (8) | Pack of 25 | 2 | 30 | 2 | As needed |
| Hazard Class (9) | Pack of 25 | 15 | 50 | 15 | As needed |

| Table 3-9. Hazardous Materials Installation Information |  |  |  |  |
| --- | --- | --- | --- | --- |
| HM Facility Metrics | Quantity |  |  |  |
|  | Ellsworth | Grand Forks | Minot | Offutt |
| Average number of transactions in EESOH-MIS | 112 | 300 | 9000 | 100 |
| AF Forms 3952 per month | 5 | 15 | N/A | 7 |
| Average number of free issue line items (Monthly) | 107 | 1 | 24 | 0 |
| Average free issue stored at HM Facility and issued monthly | 0 | 1 | 20 | 0 |
| Total number of HM Facility line items in EESOH-MIS | 4185 | 232 | 204 | 3061 |
| The number of HM Facility users on base using EESOH-MIS | 123 | 80 | 1,367 | 52 |
| Shops having active authorizations | 118 | 54 | 94 | 31 |
| Average HM Training to shops (number of people/month) | 3 | 6 | 5 | 15 |
| Number of HM Storage Areas | 118 | 65 | 68 | 220 |

Environmental Sampling and Analysis

| Table 3-10. Sampling for Waste Characterization |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Number |  |  |  |
|  | Ellsworth | Grand Forks | Minot | Offutt |
| Average annual count of unknown sampling events last 5 years | 6 | 1 | 21 | 3 |
| Average annual count of new waste streams requiring sampling for characterization for the last 5 years | 13 | 4 | 7 | 5 |
| Average annual count of re-sampling existing waste streams for the last 5 years | 71 | 6 | 28 | 10 |

| Table 3-11. Sampling for Waste Characterization |  |  |  |
| --- | --- | --- | --- |
| Type | Analysis | Pollutant | Frequency |
| Ellsworth AFB |  |  |  |
| Common: Paint booth filters, Filter Masks, Filter-Parts wash, Filter-Fuel, Amalgam, Aqueous Layer OWS, Absorbents, Rags, Sludges | TCLP | Metal, VOC, SVOC, Ignitability | As needed |
| Grand Forks AFB |  |  |  |
| Common: Paint booth filters, Filter Masks, Filter-Parts wash, Filter-Fuel, Amalgam, Aqueous Layer- OWS, Absorbents, Rags, Sludges | TCLP | Metal, VOC, SVOC, Ignition | As needed |
| Pesticide rinsate, PPE | TCLP | Pesticides | As needed |
| Transformer oil; gear box oil | SW-8082A | PCB | As needed |
| Various adhesives and sealants | TCLP | Metals, FP | As needed |
| Used oil | As appropriate | As, Cd, Cr, Pb, flash point, total halogens | As needed |
| Minot AFB |  |  |  |
| Absorbents, Rags, Sludges | TCLP/Ignitability/VOC | non haz | 25/yr |
| Absorbents, Rags, Sludges | TCLP | D006 | 5/yr |
| Absorbents, Rags, Sludges | TCLP | D007 | 1/yr |
| Absorbents, Rags, Sludges | TCLP | D008 | 2/yr |
| Absorbents, Rags, Sludges | TCLP | D006, D007 | 1/yr |
| adhesive debris | TCLP/Ignitability | non haz | 1/yr |
| AFFF | TCLP | non haz | 1/yr |
| alcohol and acetone debris | TCLP/Ignitability | non haz | 2/yr |
| alcohol w/debris | TCLP/Ignitability | D006 | 1/yr |
| Alodine w/ debris | TCLP | D006, D007 | 1/yr |
| Alodine w/ debris | TCLP | D007 | 1/yr |
| Alodine w/ debris | TCLP | combustible | 1/yr |
| Amalgam | TCLP | non haz | 1/yr |
| Antifreeze | TCLP | lead, 2, 4-Dinitrotoluene | 6/yr |
| Antifreeze | TCLP | D008 | 9/yr |
| Antifreeze | TCLP | D002, D010 | 1/yr |
| Antifreeze | TCLP | non haz | 10/yr |
| bead blast | TCLP | D006, D007 | 2/yr |
| bead blast | TCLP | non haz | 1/yr |
| cork repair | TCLP/Ignitability | non haz | 1/yr |
| dorm materials | TCLP | non haz | 2/yr |
| Electron Cleaner | TCLP/Flash/VOCs/semis | combustible | 1/yr |
| Filter Water | TCLP | non haz | 1/yr |
| Filter Water | TCLP | D007 | 1/yr |
| Filter-Fuel | TCLP/Benzene | non haz | 7/yr |
| Filter-Fuel | TCLP | D008 | 3/yr |
| Floor Drain | TCLP | non haz | 8/yr |
| gloves | TCLP | D006 | 1/yr |
| gloves/debris | TCLP | non haz | 1/yr |
| glycol | TCLP/Ignitability | non haz | 2/yr |
| grease | TCLP | non haz | 11/yr |
| Gun cleaning | TCLP | non haz | 3/yr |
| Hum V Fire Debris | TCLP | no haz | 1/yr |
| ice melt | TCLP | non haz | 3/yr |
| lab waste | TCLP | non haz | 1/yr |
| lube | TCLP | non haz | 1/yr |
| metal shavings | TCLP | D006 | 1/yr |
| metal shavings | TCLP | non haz | 1/yr |
| methanol waste | TCLP/semi/VOCs | D001 | 1/yr |
| oil | TCLP/semi/VOCs | non haz | 1/yr |
| oil | PCB | no PCBs | 3/yr |
| oil | TCLP | D008 | 1/yr |
| paint booth filters | TCLP | non haz | 10/yr |
| paint stripper | TCLP | D006, D007 | 3/yr |
| paint waste | TCLP | D007 | 3/yr |
| paint waste | TCLP | D001, D018, D019, D035, D043 | 3/yr |
| paint waste | TCLP | D008 | 1/yr |
| paint waste | TCLP/Ignitability | D001 | 1/yr |
| paint waste | TCLP | D006 | 1/yr |
| part solvent | TCLP | D006, D008 | 3/yr |
| part solvent | TCLP | non haz | 1/yr |
| penetrant w/ debris | TCLP | D006 | 1/yr |
| propylene | TCLP | non haz | 2/yr |
| rust preventive | TCLP | non haz | 3/yr |
| sand blast | TCLP | D006 | 1/yr |
| sand snowboard/ski | TCLP | non haz | 1/yr |
| sealants | TCLP | D007 | 3/yr |
| sealants | TCLP | D035 | 1/yr |
| sealants | TCLP | non haz | 3/yr |
| sealants | TCLP | Methyl Ethyl Ketone | 1/yr |
| soil | TCLP, semi, VOCs | non haz | 1/yr |
| solid chromate waste | TCLP | D007 | 1/yr |
| solid film lube | TCLP | non haz | 3/yr |
| solid film lube | TCLP | D035 | 1/yr |
| solvent | TCLP | D005, D008 | 1/yr |
| spar varnish | TCLP | D018, D001 | 1/yr |
| tech wipes | TCLP | non haz | 1/yr |
| Water Jet | TCLP | non haz | 2/yr |
| Wheel wash | TCLP | D006 | 1/yr |
| Wheel washer liquid | TCLP | selenium | 1/yr |
| x-ray fixer/developer | TCLP | D011 | 3/yr |
| Zinc Chromate | TCLP | D007 | 2/yr |
| Offutt AFB |  |  |  |
| Common: Paint booth filters, Filter Masks, Filter-Parts wash, Filter-Fuel, Amalgam, Aqueous Layer- OWS, Absorbents, Rags, Sludges, and all other waste streams | TCLP, total metals, VOC’s PFOS/PFOA | Metal, VOC, SVOC, Ignition | As needed |

| Table 3-12. SAM Air Requirements (Not Applicable) |  |  |  |
| --- | --- | --- | --- |
| SAM Requirement | Analysis / Pollutant | Number & Frequency | Date of Last SAM |

| Table 3-13. Waste Water Permits |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Permit No. | Sampling Point Location | Collection Method | Analysis/Pollutant | No. of Samples | Frequency |
| Ellsworth AFB |  |  |  |  |  |
| N/A | N/A |  |  |  |  |
| Grand Forks AFB |  |  |  |  |  |
| ND0020621 | 01A Lat = 47.947206 Log = - 97.330953 01B Lat = 47.947372 Log = - 97.330408 | Grab Grab | - Biochemical Oxygen Demand (BOD5) - Total Suspended Solids (TSS) - pH - E. coli - Ammonia as N - Nitrogen, total - Nitrogen, calc - Phosphorus, total - Phosphorus, calc - Oil & Grease, visual - Oil & Grease grab - Temp C - Effluent flow/day - Effluent flow, total - Whole Effluent Toxicity (WET) - Trace Elements **Ref permit for details | 2 (On average. Samples may increase if the discharge runs longer than one week. As per permit.) | Annual (Once per year but could increase depending on conditions.) |
| NDG870000 | GFAFB | Grab | TBD | 1 | annual |
| Minot AFB |  |  |  |  |  |
| ND0020486 | System 1. Outfall 003. Latitude: 48.438413, Longitude: -101.308546 System 2. Outfall 001. Latitude: 48.432737, Longitude: -101.355881 System 2. Outfall 011. Latitude: 48.432501, Longitude: -101.360473 | Oil & Grease 1/day Visual Effluent Flow, MGD 1/day Instantaneous Total Flow, mgal 1/month Calculated | Grab Biochemical Oxygen Demand (BOD5) 1/week Temperature (°C) 1/week pH 1/week Total Suspended Solids (TSS) 1/week Escherichia coli (E. coli) 1/week Oil & Grease 1/day Visual Nitrogen, Total 1/month during discharge Ammonia as N 1/week during discharge Phosphorus mg/l, Total (as P) 1/month during discharge Effluent Flow, MGD 1/day Instantaneous Total Flow, mgal 1/month Calculated Whole Effluent Toxicity (WET) 1/quarter Trace elements * (40 CFR 122 - App D; Table III) 1/year Egg Creek Parameters - Collect same days as effluent ammonia as N. Flow (cfs) 1/week pH (s.u.) 1/week Temperature (°C) 1/week Ammonia as N (mg/l) 1/week | See Analysis/ Pollutant column | See Analysis/ Pollutant column |
| ND00223884 Minot AFB Missile Alert Facilities | Outfall 001: Alpha McHenry County Latitude: 47.967222 Longitude: -100.580556 Outfall 002: Bravo McHenry County Latitude: 47.909167 Longitude: -100.926667 Outfall 003: Charlie McLean County Latitude: 47.714444 Longitude: -101.009722 Outfall 004: Delta McLean County Latitude: 47.795000 Longitude: -101.298333 Outfall 005: Echo McLean County Latitude: 47.750833 Longitude: -101.674167 Outfall 006: Foxtrot Ward County Latitude: 47.896111 Longitude: -101.673889 Outfall 007: Golf Mountrail County Latitude: 48.119722 Longitude: -101.960556 Outfall 008: Hotel Mountrail County Latitude: 47.974444 Longitude: -102.222500 Outfall 009: India Mountrail County Latitude: 48.345000 Longitude: -102.304444 Outfall 010: Juliet Ward County Latitude: 48.412220 Longitude: -101.891389 Outfall 011: Kilo Ward County Latitude: 48.550833 Longitude: -102.120278 Outfall 012: Lima Burke County Latitude: 48.789167 Longitude: -102.268333 Outfall 013: Mike Ward County Latitude: 48.672778 Longitude: -101.880833 Outfall 014: November Renville County Latitude: 48.759444 Longitude: -101.591667 Outfall 015: Oscar Bottineau County Latitude: 48.824444 Longitude: -101.282500 | Sampling shall consist of one (1) grab sample to be taken and analyzed prior to any discharge. This analysis shall be reported to the department and used for the first week of discharge. In addition, one (1) grab sample of the actual discharge shall be taken and analyzed on a weekly basis for the duration of the discharge. | BOD5, mg/l TSS, mg/l pH, SU Oil & Grease, mg/l Total Drain, MGAL | 1/week through the duration of the discharge. | As needed. |
| Offutt AFB |  |  |  |  |  |
| N/A | N/A |  |  |  |  |

| Table 3-14. Storm Water Permits |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Permit No. | Sampling Point Location | Collection Method | Analysis/Pollutant | No. of Samples | Frequency |
| Ellsworth AFB |  |  |  |  |  |
| SD0000281 | Pond 1 Pond 2 Pond 3 OF001 OF002 OF003 OF006 OF007 OF001 OF002 OF003 OF006 | Visual Visual Visual See permit See permit See permit See permit See permit See permit See permit See permit See permit | Water Elevation Water Elevation Water Elevation Multiple Multiple Multiple Typically none Typically none TPH, BTEXN TPH, BTEXN TPH, BTEXN TPH, BTEXN | 1 1 1 Multiple Multiple Multiple 1 1 1 1 1 1 | Weekly Weekly Weekly Weekly Weekly Weekly Annual Annual DWD DWD DWD DWD |
| SDG860093 | Point of discharge | See permit | pH, LLTRC | 1 | DWD |
| Grand Forks AFB |  |  |  |  |  |
| NDR050314 | GFAFB E2 E3/4 NW W-11 | Grab | - Oil & Grease (if visible sheen exists, then testing occurs) - pH -Biological Oxygen Demand (BOD) -Chemical Oxygen Demand (COD) - Biochemical Oxygen Demand (BOD5) - Ammonia as N | 4 samples per event | Annual; max 7 sample events during de-icing season. If frozen no samples occur. |
| Minot AFB |  |  |  |  |  |
| NDR050315 | ST001 Latitude: 48.429385, Longitude: -101.341796 ST002 Latitude: 48.429076, Longitude: -101.316965 | Grab | - Oil and Grease - pH - 5-Day Biochemical Oxygen Demand (BOD5) - Chemical Oxygen Demand (COD) - Ammonia as N - Nitrate+Nitrite as N - Calcium, Potassium, Magnesium, Sodium - Propylene Glycol | See Collection Method | 1/month during deicing activities Otherwise: All required monitoring must be performed on a storm event that results in an actual discharge from the facility (“measurable storm event”) that follows the preceding measurable storm event by at least 72 hours (three days). In the case of snowmelt, the monitoring must be performed at a time when a measurable discharge occurs from the facility. |
| Offutt AFB |  |  |  |  |  |
| NER220009 | OF08, OF11A, OF06 or OF07, CH8, CH12, CH14 or CH16 (Fuels & Oils) | Grab | TEH as Diesel, TEH as Gasoline, TEH as Kerosene, TEH a Mineral Oil, TEH as Waste Oil | 6 | Every even year (2026, 2028, 2030): Q1: OF8 & OF11A Q3: OF8 & OF11A Q4: OF6 or OF7, OF8, OF12, OF14 or OF16 |
| NER220009 & NER920000 | OF11A (Deicing) | Grab | Ammonia, BOD, COD, and pH | 1 | First year Q4 only Second through fifth year Q1 and Q4 |
| NER220009 | OF08, OF11A, OF06 or OF07, CH8, CH12, CH14 or CH16 (Metals) | Grab | Cadmium, Chromium, Copper, Lead, Nickel, and Zinc | 6 | Every even year (2026, 2028, 2030): Q1: OF8 & OF11A Q3: OF8 & OF11A Q4: OF6 or OF7, OF8, OF12, OF14 or OF16 |
| NER220009 | OF6 or OF7, CH8, CH12, CH14 or CH16 (Illicit Sanitary discharges) | Grab | E. coli, Nitrates/Nitrites, Total Kjelddahl Nitrogen (TKN) | 4 | Annually |
| NER220009 | Impaired Waters OF9 and OF10 | Grab | E. coli and Selenium | 2 | Annually |
| NER220009 & NER920000 | Construction site runoff at construction locations OF1, OF2, OF3, OF8, OF10, OF11A | Grab | Visual / Monitoring for Total Suspended Solids (TSS) and Hydrocarbons | 6 | Quarterly |

Air Quality Program Details

| Table 3-15. Installation Air Quality Background |  |  |
| --- | --- | --- |
| Ellsworth AFB |  |  |
| Installation Attainment Status/Classification as of (April 2025) |  |  |
| - Ellsworth AFB is in an attainment Area |  |  |
| Area or Major Source Classification | Criteria Pollutants | Hazardous Air Pollutants |
|  |  | Area HAP Source |
| Stationary Source Category | APIMS Source Code | Approx. # of Sources |
| Storage Tanks | AST, UST | 73, 25 |
| Aircraft engine testing | JET | 1 |
| External Combustion | ECOM | 3 permitted, 374 insignificant |
| Fire Fighter Training | FIRE | 1 |
| Fuel Dispensing & Transfer | FDSP, FLD | 10, 21 |
| Landfills | LAND | 0 |
| Miscellaneous chemical usage/Degreasing/Solvent cleaning | CHEM, DEGR | 73 industrial shops |
| Munitions open burning/open detonation | OBOD | 1 |
| Pesticide application | PEST | 1 |
| Small arms firing | MUN | 1 |
| Stationary internal combustion engines | ICOM | 43 |
| Surface coating | SURF | 2 |
| Abrasive cleaning | ABCL | 5 |
| Welding | WELD | 1 |
| Wet Cooling Towers | COOL | 0 |
| Woodworking | WOOD | 2 |
| Permit Number/Sources | Permit Type | Applicable Dates |
| 28.9904-02 (Facility-wide) | Synthetic Minor | Expires 2 July 2023 Renewal application submitted to the State on 24 March 23; currently in administrative continuance. |
| Grand Forks AFB |  |  |
| Installation Attainment Status/Classification as of (April 2025) |  |  |
| - Grand Forks AFB is in an attainment area |  |  |
| Area or Major Source Classification | Area or Major Source Classification | Area or Major Source Classification |
|  |  | Area HAP Source |
| Stationary Source Category | APIMS Source Code | Approx. # of Sources |
| Storage Tanks | AST, UST | 81, 22 |
| Aircraft engine testing | JET | 0 |
| External Combustion | ECOM | 547 |
| Fire Fighter Training | FIRE | 2 |
| Fuel Dispensing & Transfer | FDSP, FLD | 8 |
| Landfills | LAND | 1 |
| Miscellaneous chemical usage/Degreasing/Solvent cleaning | CHEM, DEGR | 5 |
| Munitions open burning/open detonation | OBOD | 0 |
| Ozone depleting chemicals | ODC | 304 |
| Pesticide application | PEST | 1 |
| Small arms firing | MUN | 4 |
| Stationary internal combustion engines | ICOM | 31 |
| Surface coating | SURF | 1 |
| Abrasive cleaning | ABCL | 0 |
| Welding | WELD | 3 |
| Wet Cooling Towers | COOL | 0 |
| Woodworking | WOOD | 3 |
| Permit Number/Sources | Permit Type | Applicable Dates |
| AOP-28514 v 1.0. | True Minor Source | Expires 14 Oct 2027 |
| Minot AFB |  |  |
| Installation Attainment Status/Classification as of (April 2025) |  |  |
| - Minot AFB is in an attainment area. |  |  |
| Area or Major Source Classification | Area or Major Source Classification | Area or Major Source Classification |
|  |  | Area HAP Source |
| Stationary Source Category | APIMS Source Code | Approx. # of Sources |
| Storage Tanks | AST, UST | 125 |
| Aircraft engine testing | JET | N/A |
| External Combustion | ECOM | 940 |
| Fire Fighter Training | FIRE | 1 |
| Fuel Dispensing & Transfer | FDSP, FLD | 9 |
| Landfills | LAND | N/A |
| Miscellaneous chemical usage/Degreasing/Solvent cleaning | CHEM, DEGR | 25 |
| Munitions open burning/open detonation | OBOD | N/A |
| Ozone depleting chemicals | ODC | 26 |
| Pesticide application | PEST | 1 |
| Small arms firing | MUN | N/A |
| Stationary internal combustion engines | ICOM | 75 |
| Surface coating | SURF | 5 |
| Abrasive cleaning | ABCL | 9 |
| Welding | WELD | 51 |
| Wet Cooling Towers | COOL | N/A |
| Woodworking | WOOD | 2 |
| Permit Number/Sources | Permit Type | Applicable Dates |
| T5-F78001 | Title V | Expires 7 Dec 2027 |
| Offutt AFB |  |  |
| Installation Attainment Status/Classification as of (April 2025) |  |  |
| - Offutt AFB is in an attainment area. |  |  |
| Area or Major Source Classification | Area or Major Source Classification | Area or Major Source Classification |
|  |  | Area HAP Source |
| Stationary Source Category | APIMS Source Code | Approx. # of Sources |
| Storage Tanks | AST, UST | 84 |
| Aircraft engine testing | JET | 0 |
| External Combustion | ECOM | 124 |
| Fire Fighter Training | FIRE | 1 |
| Fuel Dispensing & Transfer | FDSP, FLD | 1-Fuel Cell |
| Landfills | LAND | Landfills |
| Miscellaneous chemical usage/Degreasing/Solvent cleaning | CHEM, DEGR | 9 |
| Munitions open burning/open detonation | OBOD | Dependent on State approval |
| Ozone depleting chemicals | ODC | Ozone depleting chemicals |
| Pesticide application | PEST |  |
| Small arms firing | MUN | 1 |
| Stationary internal combustion engines | ICOM | 57 |
| Surface coating | SURF | 1 |
| Abrasive cleaning | ABCL | 5 |
| Welding | WELD | 13 |
| Wet Cooling Towers | COOL | 30 |
| Woodworking | WOOD | 0 |
| Permit Number/Sources | Permit Type | Applicable Dates |
| OP14R2-002 | Class II Synthetic Minor Operating Permit | Expires 18 March 2034 |

| Table 3-16. Summary of Air Permitting Deliverables for EAFB, GFAFB, MAFB, and OAFB |  |  |
| --- | --- | --- |
| PERMIT TYPE | NUMBER | FREQUENCY |
| Ellsworth AFB |  |  |
| Avg. # of New Permit Applications | Varies | As Required |
| Operating & Construction Permit Updates | Varies | As Required |
| Grand Forks AFB |  |  |
| Avg. # of New Permit Applications | Varies | As Required |
| Operating & Construction Permit Updates | Varies | As Required |
| Minot AFB |  |  |
| Avg. # of New Permit Applications | Varies | As Required |
| Operating & Construction Permit Updates | Varies | As Required |
| Offutt AFB |  |  |
| Avg. # of New Permit Applications | Varies | As Required |
| Operating & Construction Permit Updates | Varies | As Required |

| Table 3-17 AEI Background for EAFB, GFAFB, MAFB, and OAFB |  |  |  |
| --- | --- | --- | --- |
| AEI TYPE | FREQUENCY | DATE LAST PERFORMED | REQUIREMENT DATE |
| Ellsworth AFB |  |  |  |
| Comprehensive Stationary AEI | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| PTE Update | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| State AEI Submittals | Annual | 2023 | 15 Feb of each contract year |
| Written AEI Report | Annual | 2023 | 15 Feb of each contract year |
| Air Emissions Equipment Inventory | Annual | 2023 | 15 Feb of each contract year |
| QA/QC Refrigerant Inventory | Annual | 2023 | 15 Feb of each contract year |
| GHG Mandatory Reporting Rule | Annual | 2023 | 31 March of each contract year |
| Synthetic Minor Annual Report | Annual | 2023 | 15 Jan of each contract year |
| Deviation report | Semi-Annual | 15 Jul and 15 Jan 2023 | 15 Jul and 15 Jan of each contract year |
| Grand Forks AFB |  |  |  |
| Comprehensive Stationary AEI | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| PTE Update | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| State AEI Submittals | Annual | 2023 | 15 Feb of each contract year |
| Written AEI Report | Annual | 2023 | 15 Feb of each contract year |
| Air Emissions Equipment Inventory | Annual | 2023 | 15 Feb of each contract year |
| QA/QC Refrigerant Inventory | Annual | 2023 | 15 Feb of each contract year |
| GHG Mandatory Reporting Rule | Annual | 2023 | 31 Mar of each contract year |
| Minot AFB |  |  |  |
| Comprehensive Stationary | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| PTE Update | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| State AEI Submittals | Annual | 2023 | 15 Jan of each contract year |
| Written AEI Report | Annual | 2023 | 15 Feb of each contract year |
| Air Emissions Equipment Inventory | Annual | 2023 | 15 Feb of each contract year |
| QA/QC Refrigerant Inventory | Annual | 2023 | 15 Feb of each contract year |
| GHG Mandatory Reporting Rule | Annual | 2023 | 31 Mar of each contract year |
| Title V Annual Compliance Certification | Annual | 2023 | 15 Jan of each contract year |
| Title V Monitoring Report | Semi-Annual | 15 July and Jan 2023 | 15 July and Jan of each contract year |
| Deviation Report | Semi-Annual | 15 July and Jan 2023 | 15 July and Jan of each contract year |
| Offutt AFB |  |  |  |
| Comprehensive Stationary AEI including Mobile Source AEI | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| PTE Update | Triennial | 2023 | 15 Feb 2026, 2029, 2032 |
| State AEI Submittals | Annual | 2023 | 15 Feb of each contract year |
| Written AEI Report | Annual | 2023 | 15 Feb of each contract year |
| Air Emissions Equipment Inventory Report | Annual | 2023 | 15 Feb of each contract year |
| QA/QC Refrigerant Inventory | Annual | 2023 | 15 Feb of each contract year |
| GHG Mandatory Reporting Rule | Annual | 2023 | 31 Mar of each contract year |
| Annual Compliance Certification | Annual | 2023 | 15 Jan of each contract year |
| Deviation Report | Annual | 2023 | 15 Jan of each contract year |

Wastewater and Stormwater Program Details

| Table 3-18 Government Furnished Equipment List (Not Applicable) |  |
| --- | --- |
| Equipment Name | Quantity |
| ISCO Samplers |  |

| Table 3-19. Average Yearly Wastewater and Stormwater Program Supplies (Not Applicable) |  |  |
| --- | --- | --- |
| Type | Size | Average Yearly Quantity (ea) |
| Sample bottles |  |  |

| Table 3-20 SPCC Plan Review 5 Year (5Yr) Recertification Required or Technical Amendment (A) Optional |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Base Year (FY26) | Option Year 1 (FY27) | Option Year 2 (FY28) | Option Year 3 (FY29) | Option Year 4 (FY30) |
| Ellsworth AFB | 5 YR | A | A | A | A |
| Grand Forks AFB | A | A | 5 YR | A | A |
| Minot AFB | A | A | A | 5 YR | A |
| Offutt AFB | 5 YR | A | A | 5 YR | A |