U.S. Department of Treasury

Office of the Chief Procurement Officer

FOIA and eDiscovery Management Systems and Supporting Services

Draft Performance Work Statement

TABLE OF CONTENTS

1.0	GENERAL INFORMATION

2.0	SCOPE AND OBJECTIVES

3.0	E-DISCOVERY/FOIA TASK DESCRIPTIONS

4.0	INSPECTION AND ACCEPTANCE

5.0	PERIOD OF PERFORMANCE

6.0	CLIN DETAIL

7.0	PLACE OF PERFORMANCE

8.0	HOURS OF OPERATION

9.0	PERSONNEL STAFFING

10.0	SECURITY

11.0	CONTRACT ADMINISTRATION

GENERAL INFORMATION

Purpose

The purpose of this Performance Work Statement (PWS) is to establish a department-wide Blanket Purchase Agreement (BPA) to provide a unified, secure, and scalable solution for managing all Freedom of Information Act (FOIA) and electronic discovery (eDiscovery) requirements across the U.S. Department of the Treasury. This BPA is intended to consolidate common FOIA and eDiscovery needs under a single, enterprise-wide contract vehicle to enable consistent operations, improve efficiency, and eliminate redundant and fragmented procurements across Treasury bureaus and offices.

The BPA will serve as a strategic vehicle for acquiring cloud-based software licenses, professional services, and related support necessary to fulfill Treasury’s statutory obligations under the FOIA, the Federal Rules of Civil Procedure (FRCP), applicable federal records, and cybersecurity requirements. It will provide the Department with an enterprise-ready platform capable of managing the full lifecycle of FOIA requests and litigation discovery, from data intake and processing to review, redaction, production, and archival, while ensuring compliance with Federal risk and Authorization Management Program (FedRAMP), Federal Information Security Modernization Act of 2014 (FISMA), Section 508, and Treasury cybersecurity directives.

This acquisition will promote standardization, scalability, and innovation across Treasury’s FOIA and eDiscovery operations by leveraging modern commercial technologies, including artificial intelligence (AI), machine learning (ML), and advanced analytics, to increase transparency, reduce backlogs, and enhance responsiveness to public and legal information requests.

Background

The mission of the U.S. Department of the Treasury is to maintain a strong economy and create job opportunities by promoting conditions that enable economic growth and stability, strengthening national security through financial enforcement, and managing the federal government’s finances effectively.

Treasury operates systems critical to the nation’s financial infrastructure, including the production of coin and currency, disbursement of payments, revenue collection, and debt management. It employs more than 100,000 personnel across 50+ offices and bureaus, such as the Internal Revenue Service (IRS), Bureau of the Fiscal Service (Fiscal Service), Bureau of Engraving and Printing (BEP), U.S. Mint, Office of the Comptroller of the Currency (OCC), Financial Crimes Enforcement Network (FinCEN), Alcohol and Tobacco Tax and Trade Bureau (TTB), Treasury Inspector General for Tax Administration (TIGTA), and the Office of Inspector General (OIG).

Treasury’s operations generate substantial volumes of Electronically Stored Information (ESI) such as correspondence, reports, emails, chat records, multimedia, and database content. These data sets are subject to frequent FOIA requests, litigation discovery obligations, congressional inquiries, and oversight investigations. Treasury currently relies on multiple vendor solutions, such as Nuix Discover, Relativity, and FOIAXpress, operating across both on-premises and software-as-a-service (SaaS) environments. The Department requires a transition to a single, secure, and scalable cloud-based eDiscovery/FOIA platform to streamline compliance, improve transparency, and ensure standardized records management across all bureaus.

Statement of Need

Treasury requires an enterprise-wide eDiscovery and FOIA platform that:

    - Supports the full lifecycle of FOIA and discovery, including preservation, collection, processing, review, analysis, redaction, and production of ESI.

    - Integrates with Treasury’s enterprise systems (MS Office 365, SharePoint, OneDrive, Email Servers, etc.)

    - Complies with:

    - Federal Rules of Civil Procedure (FRCP) governing discovery in litigation.

    - Freedom of Information Act (FOIA), 5 U.S.C. § 552, requiring timely responses to requests for agency records.

    - Privacy Act of 1974, 5 U.S.C. § 552a, safeguarding personal information.

    - Department of Justice (DOJ) Office of Information Policy (OIP) reporting requirements.

    - Records management directives under the National Archives and Records Administration (NARA) Universal Electronic Records Management (ERM) Requirements.

    - Incorporates advanced AI and Machine Learning (ML) capabilities, such as Technology-Assisted Review (TAR), continuous active learning, automated entity recognition, predictive coding, and intelligent redaction, to increase processing speed and improve accuracy.

Given Treasury’s growing data volumes, the system must scale to handle terabytes of information, many concurrent users, and simultaneous FOIA and litigation workloads.

SCOPE AND OBJECTIVES

The scope of this PWS encompasses the acquisition, implementation, and operation of an enterprise-wide, Federal Risk and Authorization Management Program (FedRAMP)-authorized eDiscovery and FOIA Software-as-a-Service (SaaS) solution for the U.S. Department of the Treasury. The resulting BPA will provide a secure, scalable, and unified platform that consolidates Treasury’s common eDiscovery and FOIA needs under a single enterprise contract vehicle. The Contractor shall provide all software, cloud hosting, migration, integration, training, and support services required to fulfill Treasury’s statutory and operational requirements while ensuring continuity of current operations until full transition to the new SaaS environment is complete.

The Contractor shall:

Provide and maintain a vendor-hosted, FedRAMP-authorized cloud-based eDiscovery and/or FOIA SaaS platform that is fully operational upon award and capable of scaling to meet Department-wide workloads.

Ensure the platform complies with the Federal Rules of Civil Procedure (FRCP), Freedom of Information Act (5 U.S.C. § 552), Privacy Act (5 U.S.C. § 552a), NARA records-management directives, and applicable Treasury cybersecurity and privacy policies, while supporting continued operation of existing authorized systems until transition is complete.

Develop and implement data-migration tools and processes to transfer documents, metadata, and workspaces from legacy systems to the new SaaS environment, including validation and quality-assurance checkpoints.

Provide access to both active-review data and cold-storage repositories sized to meet Treasury’s maximum projected consolidated capacity requirements.

Support collection, preservation, processing, ingestion, review, and production of data in a wide range of formats, including but not limited to: Adobe PDF, AppleDouble, CAD, compressed and container files, database exports, email, EnCase, Excel, Google Workspace, Hangul, HTML, iCalendar, image files, Lotus, JungUm Global, OneNote, OpenOffice, PowerPoint, Publisher, Project, short-message and chat data (e.g., Slack), text, vector graphics, Visio, Word, WordPerfect, and multimedia files.

Deliver AI/ML-powered capabilities that enhance eDiscovery and FOIA workflows, including continuous active learning, technology-assisted review (TAR), automated redaction, privilege assessment, predictive coding, data visualization, and standardized templates for data ingestion and case processing. These capabilities shall reduce manual workload, improve classification accuracy, and ensure consistent application of FOIA exemptions and legal-privilege protections across large datasets.

Provide granular access controls enabling restriction of access at the document, workspace, or user-role level and support multi-factor authentication consistent with Treasury identity-management policies.

Integrate seamlessly with Treasury and third-party systems, including Microsoft 365 (Outlook, SharePoint, Teams, OneDrive), FOIA.gov, Pay.gov, and other approved repositories and monitoring tools.

Ensure cross-platform compatibility across major browsers and mobile operating systems and maintain full Section 508 accessibility compliance.

Provide professional support services, including data processing and ingestion, end-user and administrator training, help-desk support (Tier I–III), and consulting on the use of advanced tools, analytics, and best-practice workflows.

Obtain and maintain an Authority to Operate (ATO) and Privacy Impact Assessment (PIA) for the SaaS solution in accordance with Treasury Cybersecurity and Privacy directives and sustain compliance through continuous monitoring.

Maintain interim continuity by supporting existing Treasury-authorized cloud or on-premises systems until the new SaaS platform receives an ATO and all bureaus have transitioned.

Accommodate future expansion of eDiscovery/FOIA scope and incorporation of new data types, AI capabilities, or regulatory changes aligned with Treasury’s evolving mission and statutory obligations.

The services below shall meet Internet Protocol Version 6 (IPv6) compatibility.

E-DISCOVERY/FOIA TASK DESCRIPTIONS

| TASK SUMMARY TABLE |  |
| --- | --- |
| TASK | TITLE |
| 1 | Integrated eDiscovery Solution |
| 2 | Integrated FOIA Solution |
| 3 | Professional Services - Program Support |
| 4 | Professional Services - Platform Management, Configuration, and Migration |

The Contractor shall provide all personnel, equipment, supplies, facilities, transportation, tools, materials, supervision, and non-personal services necessary to provide the capabilities to the Department of the Treasury needed for collecting, preserving, processing, assessing, reviewing, analyzing, and producing ESI as defined in this PWS.

TASK 1: INTEGRATED E-DISCOVERY SOLUTION

- (SHARED REQUIREMENTS)

    - Current and SaaS Solution Shared Technical and Functional Capabilities

- The Contractor shall provide and maintain an Integrated eDiscovery Platform that supports Treasury’s eDiscovery operations and includes shared technical, security, and infrastructure requirements common to both eDiscovery and FOIA solutions. These shared requirements include hosting, authentication, data management, logging, accessibility, and security compliance capabilities that apply across Treasury’s records management and disclosure processes. The existing solutions shall have received, and currently be, ATO-cleared by Treasury Cybersecurity. Existing solutions will be used in the interim before a future SaaS is available. All requirements apply to both the current and future SaaS solutions unless noted inline. Unique requirements pertaining only to the SaaS solution are listed in section 3.1.10 (eDiscovery/FOIA AI - Shared Future State Specific Requirements).

      - The existing solutions shall be able to host 240 TB of ESI available for agency review upon initial service phase-in. The SaaS solution shall be able to host 480 TB of ESI.

      - The existing solutions shall provide scalable storage to seamlessly accommodate growth in data volume up to 400 TB in 5 TB increments. The SaaS solution shall provide scalable storage for growth up to 1500 TB of data in 10 TB increments. Data growth requirement is subject to change.

      - For the SaaS solution only: Treasury offices have approximately 180 TB of data located in 1,000 workspaces from the on-premises solution, which will migrate to the cloud-based solution. The anticipated storage capacity breakdown is as follows, but is subject to change:

- Active Review – 240 TB

- Cold Storage – 480 TB

- Staging – 60 TB

      - Shall support up to 225 eDiscovery/335 FOIA concurrent users with minimal reduction in performance in comparison to a single user.

        - Shall be capable of supporting additional concurrent users, up to 750 concurrent users, with minimal reduction in performance.

        - Shall have the ability to report on user management.

      - Network element under the control of the Contractor shall be robust enough to accommodate 560 concurrent users with minimal reduction in performance.

      - Network element under the control of the Contractor shall be robust enough to accommodate additional concurrent users, to 750 concurrent users, with minimal reduction in performance.

      - Shall provide a means of accessing the internal systems for end-users that is compliant with Homeland Security Presidential Directive 12 (HSPD-12), using the Personal Identity Verification (PIV) credentials or equivalent thereof.

      - Shall be able to verify all end-users are accessing the internal systems from the Treasury network or Treasury furnished equipment.

      - Shall provide a means for registering and accessing the internal user portals that is compliant with multi-factor authentication (MFA) at National Institute of Standards and Technology (NIST) AAL2.

      - Shall have all hardware (virtual and physical) dedicated to the platform deployed in facilities physically located within the United States (U.S.).

        - All data stored, processed, analyzed, etc. within the system shall be stored on servers located within the U.S.

      - Shall be capable of hosting an individual case comprised of more than 25 TB of data.

      - Shall comply with Treasury IT Security Baseline:

        - All Treasury systems, services, and Contractors shall comply with Treasury-wide IT security policies and standards, which incorporate baseline controls such as IRM 10.8.1 (Information Technology Security, Policy and Guidance) and relevant technical and Web Server Security Standard.

        - The Contractor shall implement, maintain, and demonstrate compliance with these policies and standards, which are aligned with FISMA, NIST Special Publications (SP 800-53, SP 800-171, SP 800-137), OMB A-130, and other federal cybersecurity mandates.

        - Future state SaaS solution only: These requirements shall apply across all Treasury bureaus and systems, ensuring consistent IT security governance, configuration baselines, monitoring, logging, and vulnerability management.

        - Contractors shall meet or exceed those requirements Treasury-wide, unless otherwise directed by the Department of the Treasury.

        - Future state SaaS solution only: bureau specific requirements must be considered during implementation stage.

      - Desired Outcome:

A uniform Treasury-wide security posture that ensures:

        - Consistency across all bureaus in applying IT security standards.

        - Resilience against cyber threats through proactive controls and rapid remediation.

        - Accountability through auditable, standardized documentation and reporting.

        - Compliance with federal law and Treasury directives, reducing risk of breaches, audit findings, and operational disruptions.

      - Shall be, and remain, compliant with FISMA.

        - Future state SaaS solution: shall be, and remain, authorized at minimum as FedRAMP Moderate.

      - Shall be, and remain, compliant with Treasury Information Technology (IT) and Cybersecurity Operational Cloud requirements for both Vendor hosted SaaS or Treasury hosted cloud solutions.

      - Shall be, and remain, compliant with Treasury externally hosted computing standards as set by Treasury Cybersecurity.

      - Shall have access controls for users at the case, item, and field level with the tool(s) supplied by the Contractor for processing, reviewing, production, etc.

        - The tools shall have the ability to customize access permissions or apply a standardized template.

      - Shall provide end-users with the necessary tools to analyze data utilizing an array of Technology-Assisted-Review (TAR) or other analytical tools to produce data out in accordance with the Agency’s requirements.

      - Shall be capable of reporting and maintaining a full audit trail of reviewer and administrator activity, including user- and administrator-retrievable individual user search and result histories.

      - Shall provide Treasury technical and application support personnel sufficient level of access to perform remote processing, ingestion, production, and export.

      - Shall accommodate any data generated for FOIA, eDiscovery, tax litigation, and internal investigations, congressional inquiries, and tracking responses to public comments.

      - Provide and maintain documentation to support the Treasury’s use of the provided tools, including but not limited to process manuals and user guides.

    - Platform Records Management

      - The Contractor shall establish and maintain a comprehensive Records Management solution that complies with the Department of the Treasury’s policies, NARA regulations (36 CFR Chapter XII), and applicable federal statutes (e.g., Federal Records Act, FOIA, and eDiscovery requirements). The program shall include:

      - Secure creation, classification, storage, retrieval, and disposition of records (electronic and paper).

      - Implementation of retention schedules consistent with Treasury and NARA guidance.

      - Ensuring records are complete, accurate, and accessible throughout their lifecycle.

      - Support for litigation holds, FOIA requests, audits, and eDiscovery processes.

      - Use of automated tools and metadata standards where applicable to improve efficiency and traceability.

      - Integrate with Treasury wide Records Management Tools

      - Desired Outcome

        - Compliance & Risk Reduction: All records are managed in accordance with Treasury, NARA, and federal compliance requirements, reducing legal, regulatory, and security risks.

        - Efficiency & Accessibility: Records are organized, digitized, and easily retrievable to support FOIA responses, eDiscovery, audits, and program operations.

        - Transparency & Accountability: Proper documentation and retention ensure transparency of government operations and accountability to stakeholders.

        - Cost Savings: Reduction in paper storage, duplication, and manual handling through digitization and automation.

        - Continuity & Resilience: Records are securely backed up and recoverable in the event of a system outage, disaster, or cyber incident.

    - Data Ingestion and Pre-Processing

The tool(s) used for data ingestion and processing shall meet the following requirements:

      - Be robust enough to ingest a minimum of 500 gigabytes (GB) of data per day.

        - A higher rate of ingestion is preferred.

        - Shall be capable of scaling to seamlessly ingest up to 1 TB of data per day, and to store increasing data volume.

      - Be able to process 1TB of data daily.

        - Shall be capable of scaling to up to 2 TB per day or more, based on the needs of the Treasury.

      - Be capable of ingesting and processing American National Standards Institute (ANSI) and Unicode (all common variants) character sets.

      - Support foreign language detection, including the ability to identify primary and secondary languages in documents, ability to filter or categorize collection by language.

      - Be capable of processing and ingesting:

        - All types of unstructured native-format text-based data commonly found in a Federal agency business environment including but not limited to the following file types: Adobe files, AppleDouble, CAD files, Compressed files, Container files, Database files, Email, Excel, Forensic container fields (e.g., EnCase), Google Workspace, Hangul, HTML, iCalendar, Image Files, Lotus, JungUm Global, OneNote, OpenOffice, PowerPoint, Publisher, Project, Short message, Slack, Text, Vector, Visio, Word, WordPerfect. The additional capability to process and ingest multimedia files will be expected in future the SaaS solution and is not required in the current solution.

        - Load files created in accordance with Department of Treasury and DOJ specifications such as, comma delimited, EDRM XML, and Concordance load files.

      - Provide ingestion error reporting and correction.

      - Provide processing error reporting and remediation capabilities.

      - Be capable of rendering for redaction all embedded content (e.g., images, links), and content available in alternate displays such as tracked changes, comments, and speakers’ notes.

      - Be capable of deduplication using MD5 or SHA hash algorithms. Deduplication using family MD5 algorithms will be required as an added capability in the SaaS solution.

      - Be capable of pre-processing loaded collections, including NIST, flatten, extract text and metadata, perform Optical Character Recognition (OCR), and create image versions (e.g., TIFF, PDF, JPEG formats) of native-format and other image format files. Decryption of Secure/Multipurpose Internet Mail Extensions (S/MIME) encrypted files (customer-supplied certificates) will only be required in the current on-premises solutions.

      - Be capable of incremental deduplication when additional documents are added to the collection. The SaaS solution shall maintain records of custodial and file location information for all deduplicated materials.

      - Be capable of maintaining parent/child association and document family identification and grouping during all analytic processes.

      - Be able to create and maintain processing templates.

      - Allow end-users to directly upload ESI to the system for processing.

    - Data Analysis and Review

The tool(s) used for data analysis and review shall meet the following requirements:

      - Be capable of analyzing all types of unstructured native-format text-based data commonly found in a Federal agency business environment (with particular emphasis on Microsoft Office (Word, Excel, PowerPoint, etc.) and related formats, including Exchange, SharePoint, Teams, etc.). Additional capability to support analysis on Microsoft Office OneDrive will be expected in the SaaS solution.

      - Maintain parent/child association and document family identification and grouping during all review processes.

      - Give users the ability to choose a broad spectrum of analytic techniques to efficiently review and analyze collections.

      - Offer deduplication and near-deduplication, with customizable deduplication parameters (e.g., minimum similarity %).

      - Competently handle all common search and Technology-Assisted Review (TAR) techniques including:

        - Predictive coding functionality with Continuous Active Learning (CAL) algorithm with validation reporting; also, with user-created training sets.

          - Predictive coding powered by AI is expected to become available in the SaaS solution.

        - Algorithm-based document concept clustering capability (with user-specified generality/coherence levels); cluster visualization; ability to specify a user-selected training set in document indexing and categorization; ability to add documents to an existing clustering or indexing/categorization scheme.

          - Machine Learning is expected to be incorporated in the SaaS solution.

        - Data visualization capability.

          - Pre-defined and custom reports/ dashboards must become available in the SaaS solution.

      - Have an advanced search and tagging/coding capability suite available including:

        - Complex Boolean operator string searching, wildcards, stemming, and proximity searching.

        - Ability to search by Regular Expression (RegEx) character string format rather than keyword (e.g., search for SSNs, telephone #s, or email address formats).

        - Fuzzy search, dictionary search, concept search (keyword-independent), keyword expansion search, “find similar” search (e.g., utilizing algorithmic/statistical similarities such as latent semantic indexing).

        - Ability to save and recall searches; search result reporting, including number and document location of search term hits; ability to group search reports by custodian or other defined categories.

        - Ability to specify custom tagging or coding templates by case or reviewer type.

        - Ability to apply rule- or keyword-based persistent highlighting throughout entire collection or a subset thereof. Ability to jump to next highlighted (or responsive) term in document or in collection.

        - Multiple filtering by metadata fields and user-generated tagging/coding.

        - Batch or bulk document tagging/coding capability.

          - Ability to propagate decisions to other documents based on varying criteria including families and near duplicate similarity.

        - Ability to create customized fields, choices, and coding panels.

      - Have full email threading (including ability to leverage header metadata and normalize for differing server timestamps); ability to identify, group and analyze divergent branches from a parent thread; ability to analyze emails added to the collection against existing thread groups; thread visualization.

      - Required for the SaaS solution only: Shall have short message review capabilities including the ability to display conversations and individual messages sent using SMS, iMessage, Skype, Teams, Slack, Bloomberg, and other instant message services.

      - Have the ability to search and review ANSI and Unicode (all common variants) character sets.

      - Be able to associate, view and conduct full array of search and analysis functions on translations produced with foreign language original documents, either by file association or placement of translation in additional extracted text metadata field.

      - Be able to batch or folder review sets and assign review batches by user.

        - Not have a limit on number of batches, folders or review sets that can be created.

      - Be able to display any loaded version of a document, including image (TIFF/PDF/JPEG), native format, extracted text, production version.

      - Have a broad portfolio of viewer-supported document filetypes, and ability to create images-on-the-fly or bulk convert loaded native documents (e.g., if native application is unavailable on user’s computer).

      - Be capable of rendering for review all embedded content (e.g., images, links), and content available in alternate displays such as tracked changes, comments, and speakers’ notes. The SaaS solution must include adding the ability of assigning review layer tasks to multiple users.

      - Have the ability to zoom in/out on view of displayed document image, including full-page view.

      - Allow end-users to export image (e.g., PDF) of an individual document while viewing it.

      - Give end-users the ability to re-unitize a document image into multiple documents (i.e., redefine where document boundaries begin and end).

    - Redaction

Trial teams are required to redact filings with the U.S. Courts and other judicial bodies to remove sensitive personally identifying information (PII). Tools will need to be able to detect PII in documents, accurately identify the PII, and redact the information so that it is masked when it is produced.

The tool(s) used to redact shall provide a robust redaction capability, including the ability to run rules-based redaction jobs, and at a minimum enable:

      - User-definable multiple redactions.

      - Defined character string recognition-based redactions (including searching and redacting using RegEx).

      - Ability to identify and suggest additional redactions based on previous user-specified redactions.

      - Inverse redactions.

      - Multiple full-page redaction capability.

      - Ability to insert and customize text boxes within redactions.

      - Ability to customize or configure appearance of redactions.

      - Ability for other users to review and edit (transparent) redactions prior to burn-in.

      - Reporting capability to list redactions and associated text box content by document and page number (to assist with privilege log and Vaughn Index creation).

      - Redaction capability for Microsoft native or near-native(including Excel spreadsheets), and for text, image, audio, and video files while preserving underlying data, structure/formulas and functionality, without data loss.

The above capabilities can be native to tool(s) or via an add-on enhancement tool that operates within the user interface environment.

    - Production Out

The tool(s) used for production out shall meet the following requirements:

      - Be Capable of producing load files created in accordance with Department of Treasury and Department of Justice load file specifications for comma delimited, EDRM XML, and Concordance load files.

      - Be Capable of producing partial or full native format productions.

      - File names for native format productions must be preserved from the original native file ingested into the system.

      - Files produced in the native format must not be modified from the original.

      - Files produced in non-native format must be:

        - TIFF (300 DPI resolution minimum), JPEG, image-only PDF, or text-searchable PDF as determined by end-users.

        - Black and white, grayscale, or color as determined by end-users and within the limits of the technology.

        - Producible out of the same dataset with either redactions burned in or with no redactions as required by end-users.

        - Document control numbered or otherwise alphanumerically identified, and ability to:

          - Track numbers/character strings already used with in a case to ensure all pages are uniquely identified.

          - Suggest to the end-user the next incremental number or character string when beginning a new production within the same case.

          - Able to accept and display header/footer information as determined by end-users.

      - Be capable of producing any subset of relevant data (metadata or tags/coding) associated with the documents or files in a user-specified format, (e.g., end-user-specified Vaughn index or privilege log formats).

        - End-users must be able to configure what fields to include in index, log or load file. User configurations should be saved and re-usable with in a case and across multiple cases.

      - Be capable of producing load files with limited redaction codes implemented (i.e., specify that only redactions with certain redaction codes be burned-in for production).

      - Allow users to configure the appearance of redactions.

    - Additional General Solution Requirements

The Contractor shall provide additional support as follows:

      - Tool(s) must be Americans with Disabilities Act (ADA) Section 508 compliant.

      - Provide external media to ship data to Treasury personnel or third parties as specified by end-user.

        - Data must be encrypted and shipped to the specifications as detailed by the Treasury. A minimum of FIPS 140-2 validated encryption shall be applied to all data stored on external media.

      - Receive and utilize data on external media shipped from the Treasury or third parties to load to system.

        - Data must be encrypted and shipped to the specifications detailed by the Treasury. A minimum of FIPS 140-2 validated encryption shall be applied to all data stored on external media.

      - Collect ESI directly from online repositories and content providers.

      - Produce ESI directly to online repositories.

      - Browser-based, browser-agnostic user interface.

      - Support for multiple browser windows/screens (e.g., viewer image on one screen, user workspace on another).

      - User interface functionality on the SaaS solution shall be customizable by bureaus/office workspace, case types, requester profile, reviewer profile, or reviewer status (with multiple interfaces available for different types of users in a single case or across cases). The SaaS solution shall also provide the ability to clone/copy case/request data set or subset of case/request data. The existing solutions at minimum are expected to provide customizability by case and by reviewer status.

      - All tools supplied by Contractor must be able to report usage, data processing, error identification and activities as specified by Treasury personnel.

      - Permit customized scripting produced by the Treasury or by the Contractor.

      - Ability to handle deposition or transcripts, including:

        - Boolean searching and search result highlighting/tagging/reporting.

        - Transcript redaction capability.

        - Linking transcripts to exhibits or other documents in the collection.

        - Creating word indices/concordances.

      - The SaaS solution shall have the ability to export, or link specified documents, transcripts and excerpted text from documents or transcripts to LexisNexis CaseMap, Microsoft OneNote, or any similar applications. The existing solutions at minimum are expected to support LexisNexis CaseMap and Microsoft OneNote.

      - Agency technical personnel must be able to remotely manage processing and administrative functions in the tool, as well as have the option to utilize Contractor personnel to do so at the agency’s discretion.

      - Produce documentation to support Treasury’s use of Contractor’s capabilities. Of the below documentation, the existing solutions shall at minimum have process manuals and user guides.

        - Process Manuals: these documents will provide specific instructions on all processes needed to utilize the capabilities provided by Contractor.

        - System Administration, Power User, End-User Guides: these documents will be distributed to all Treasury system support users/power users/end users and will serve as an internal guide.

      - Support by contributing information and documentation for security and integration processes as required by Treasury IT to incorporate capabilities into enterprise architecture.

      - Must have ability to support high volume bulk data transfers to and from the Treasury to the Contractor’s systems.

        - A solution ready to use (such as being a Netbond partner or Netbond-compatible connection) by end of phase-in period is preferable but must be able to support this requirement before the start of option year one.

      - Must have ability to support Treasury user traffic to and from platform and tools systems. The SaaS solution shall have the ability to support user traffic across all Treasury bureaus and offices.

        - A solution ready to use (such as being a Netbond partner or Netbond-compatible connection) by end of phase-in period is preferable but must be able to support this requirement before the start of option year one.

      - Ability to communicate directly (or through end-user’s browser interface) with printers established in Treasury’s environment and allow scanning and printing of individual or batches of documents at the end-user’s discretion. The existing solutions shall at minimum allow printing of documents at the end-user’s discretion.

      - Ability to save exported ESI directly (or through end-user’s browser interface) on network storage established in Treasury’s environment and allow saving of individual or batches of documents at the end-user’s discretion.

In addition, the tool(s) used by or provided by the Contractor shall meet the following requirements:

      - Tool(s) should have an existing or planned functionality able to accomplish the following tasks:

        - Handle Electronic Discovery Reference Model (EDRM) collection phase for unstructured native files from any Treasury location.

          - Same tool(s) should be implementable in a hybrid solution consisting of both a Treasury-managed on-premises solution (for collection and initial processing of Treasury-hosted ESI) and a SaaS vendor-managed/hosted environment (for processing/review/analysis/production).

          - Integrate with agency’s current collection and processing tools in either hybrid on-premises/hosted or full hosted SaaS environments.

      - Ability to add other integrated third-party or SW developer enhancement modules to base tool(s) at request of agency.  Desired future add-on functionality, in addition to collection feature noted above, includes integrated module(s) that allow end-user information disclosure specialists/attorneys to manage records and legal holds within a tool capable of implementing

        - Legal holds by technical tagging of custodian-based ESI in Treasury-hosted Active Directory environment.

        - Either natively or through an integrated add-on module, must have the ability to support processing, indexing, automated transcription, and searching of audio and video files.  The existing solutions shall at minimum support audio files.

        - Either natively or through an integrated add-on module, must have functionality that supports processing and review of other non-text file types/multimedia files; processing and review of messaging platform content; processing and review of mobile device ESI (e.g., from Cellebrite collection); processing and review of web or social media ESI analysis.  The current solution is not required to support multimedia files.

      - Ability to import and export ESI and work product from one or more commercially available specialized eDiscovery/FOIA review and administration/reporting platforms (bidder should list all such platforms with which the tool(s) can interoperate). The current solution shall at minimum be interoperable with specialized FOIA review platforms.

    - Reporting Requirements

The below reporting requirements apply to both current and future SaaS solutions, unless noted otherwise. The SaaS cloud solution shall provide robust reporting functionality to support eDiscovery/FOIA compliance, oversight, and operational accountability.

      - Reporting

        - The system shall generate prepopulated Annual and Quarterly Reports by gathering required data across the enterprise into a single reporting product.

        - Reports must require minimal data cleanup and user input.

        - The system shall provide an existing option or planned capability for integration with external and internal systems via API

        - Users shall have the ability to export both raw data and the final report for posting on internal and external systems.

      - Bureau and Office Accountability Reports

        - The Office of General Counsel (OGC) and FOIA managers within the Bureaus and in Departmental Office (DO) shall have the ability to generate audit and accountability reports to monitor the work of employees.

        - Reports shall track case assignments by employee and provide a wide range of reportable information, including but not limited to:

      - eDiscovery/FOIA case number,

      - Case Description,

      - FOIA Description to omit PII data if applicable

      - Date requested received, created, perfected, assigned, closed, etc.

      - Received Method

      - Request status within the process (i.e.: received, perfected, documents uploaded for redaction, under review, documents delivered, closed, etc.) includes detailed internal statuses and sub-statuses, while only a simplified, controlled subset is made visible to the public based on defined visibility rules,

      - Backlog status,

      - Categorization (simple or complex, or other categories defined by Treasury),

      - Request type (Litigation, FOIA, Privacy, FOIA/Privacy, Consultation, Appeal, etc.),

      - Notes or flags applied,

      - Requester name and organization,

      - Payment method and amount if applicable

      - The Future state SaaS solution should also provide a customizable dashboard for displaying this information.

      - System Audit and Security Reporting

        - The eDiscovery/FOIA system shall automatically create an audit trail at both the request level and user action level, capturing actions made within the system.

        - The future state SaaS eDiscovery/FOIA system shall also capture and report user logins, filterable by bureaus/offices, date and time ranges or other data points as required by Treasury.

          - The existing solutions shall capture system logins by users that can be limited to certain dates and times including the method of authentication used to login into the system.

      - Ad Hoc and Customizable Reporting

        - The system shall allow employees at various levels of the organization to generate ad hoc customizable request reports, offering a wide range of reportable data fields covering processes at both the individual request level and across the enterprise. All work processes performed in the system must be trackable and reportable.

        - Users shall be able to create templates of commonly used reports.

        - Users shall be able to schedule reports for automatic generation and delivery at defined times.

        - The system shall allow report template permissions to be limited or expanded based on a user’s role.

    - eDiscovery/FOIA Platform Security Controls

The system shall implement security controls that align with Treasury, federal, and industry standards to protect sensitive data, ensure accountability, and maintain compliance.

      - Authentication and Identity Management

        - The system shall align with Treasury’s Authentication Structure requirements.

        - The system shall use the enterprise PIV/single sign-on for internal user authentication, eliminating the need for separate login/passwords and providing IAL3.

        - The system shall leverage third-party identity proofing tools (e.g., ID.me, Login.gov) on the public portal, including IAL1 (e.g., FOIA requests) and IAL2 (e.g., FOIA/Privacy (PA) requests) connections where needed.

        - The system shall enhance user experience by providing multi-factor authentication (MFA) for both internal and external portals, with phishing resistance and identity proofing features when applicable.

      - Access Control and Security Roles

        - The system shall implement security controls and access management protocols to ensure that access to records is restricted to individuals with a documented need-to-know, commensurate with the sensitivity of the information. Access authorizations shall be configurable and enforceable at the bureau and DO level and may be managed on a case-by-case basis in accordance with Treasury security and privacy policies.

        - The system shall provide access controls at the workgroup level, allowing users to be members of multiple workgroups. Tools must allow customized permissions or standardized templates for processing, review, and production activities.

        - The system shall provide multi-level security roles (e.g., Admin, Attorneys, FOIA/Disclosure Manager, FOIA/Disclosure Specialist/Caseworker, Analyst, Record Custodian, Legal, etc.).

        - The system shall maintain and export user validation information such as last login, roles granted, name, SEID, and account status.

        - The system shall allow Treasury technical and application support personnel sufficient access to perform remote processing, ingestion, production, and export.

        - The system shall provide the ability to lock final redactions on documents approved for release. Once locked, only users with specific role-based permissions may adjust redactions.

      - Audit and Monitoring

        - The system shall provide audit capability by capturing system events, creating logs based on specific user actions, and exporting audit logs daily in XML format for external review.

        - The system shall integrate with Cybersecurity monitoring tools (e.g., Splunk or equivalent). The integration includes developing a solution for exporting and ingesting data into Treasury’s Cyber Risk Management tool/dashboard.  The (future state SaaS solution only). For the existing solutions, the integration must include ingesting and presenting data into Splunk or Cyber Security tools.

        - The system shall provide reporting capability and full audit trails of reviewer and administrator activity, including retrievable user search and result histories.

      - Compliance and Standards

        - The system shall comply with all Treasury standards.

        - The system shall be at minimum a FedRAMP Moderate and FISMA compliant at the time of proposal submission.

        - The system shall achieve compliance with externally hosted computing standards as defined by Treasury Cybersecurity.

          - Additional Security requirements are covered under Program Security Management, Helpdesk Support, and System Operation & Maintenance and Continuous Monitoring sections.

      - Integration and Administration

The system shall provide an Application Programming Interface (API) or equivalent integration method for use by administrative staff. This API is to integrate with required systems by Department of Treasury including Pay.gov, FOIA.gov, Splunk, Records Management, Data Center, etc.

    - eDiscovery/FOIA AI - Shared Future State Specific Requirements

This section outlines requirements that are shared between eDiscovery and FOIA but are only expected to be available in the future state SaaS solution. The Contractor shall provide an AI-enhanced FOIA and eDiscovery solution that improves the speed, accuracy, compliance, and forensic defensibility of processing and reviewing ESI. The solution must assist with automation, classification, redaction, privilege review, and data analysis, while complying with all applicable federal data privacy and security regulations.

      - eDiscovery Intelligence

        - Use AI/ML to prioritize documents for human review based on relevance scoring (predictive coding/technology-assisted review).

        - Identify near-duplicates, email threads, conversation patterns, and concept clusters.

        - Detect potentially privileged or confidential material using natural language processing (NLP).

        - Maintain audit trails and logs of AI-assisted decisions for defensibility in court or administrative review.

      - FOIA Automation

        - Automatically extract metadata and context from uploaded files, email threads, and document collections.

        - Recommend responsive records automatically, based on learned FOIA criteria and historical decisions, with human analyst review prior to release.

        - Apply intelligent redaction suggestions for PII, CUI, and FOIA exemptions.

        - Provide adaptive workflows to segment FOIA and Privacy Act requests.

        - Summarize documents and flag high-priority or time-sensitive content.

        - Summarize case narrative and proposed release packages. The package includes timeline reconstruction capabilities across case correspondence, analyst notes, determinations, and response artifacts to support appeals processing, litigation readiness, and quality assurance reviews.

        - Automated identification of high-frequency, high-similarity, or high-likelihood of request topics

        - Establish an internal, AI-powered FOIA Knowledge Assistant to support FOIA staff by providing accurate policy-grounded responses to procedural, legal, and operational questions. The tool should be integrated with FOIA SOPs, guidance documents, training materials, and relevant memoranda, and explicitly constrained to prevent hallucination or speculative responses.

      - Automated Redaction and Exemptions

        - Ensure redactions are permanent, auditable, and Section 508 compliant.

        - Support redaction across all file types (text, Microsoft office files, image, audio, video, forensic images).

        - Recommend FOIA exemption codes for flagged content, with human validation.

        - Export clean, working, and final redacted files in DOJ/NARA-compliant formats.

      - Multimedia and Forensic Evidence Processing

        - Provide OCR for scanned or handwritten content.

        - Provide speech-to-text transcription for audio and video, with synchronized redaction capability.

        - Support image and video recognition to detect sensitive elements (faces, signatures, objects).

        - Ingest and analyze forensic images (e.g., EnCase, mobile device collections), logs, and digital artifacts.

        - Detect and surface deleted or hidden files, anomalous activity, and metadata irregularities.

      - Learning, Explainability, and Defensibility

        - Improve accuracy over time via supervised and unsupervised ML.

        - Allow Treasury users to train AI models using Treasury data.

        - Ensure AI features are explainable and interpretable per NIST AI RMF and OMB M-22-09.

        - Provide rationale, evidence highlights, and citations to support defensibility in audits, litigation, or appeals.

      - Technical Requirements

        - Operate within the eDiscovery/FOIA environment.

        - Be hosted in Azure Government, AWS GovCloud, or Treasury-approved equivalent.

        - Support ingestion from M365 GCC sources (Exchange, SharePoint, OneDrive, Teams, Slack, etc.).

        - Integrate with Treasury-approved document and records management systems.

        - Ensure redaction tools meet DOJ and NARA standards for FOIA compliance.

      - Security and Compliance

        - Comply with NIST SP 800-53r5 (AC, AU, IR, SC, SI families).

        - Enforce role-based access control (RBAC) and multi-factor authentication (MFA).

        - Support labeling and tagging of CUI, PII, SBU, and FOIA exemptions.

        - Maintain logs of AI decision-making for audit and chain-of-custody tracking.

        - Ensure all AI outputs, training data, and logs remain in Treasury-controlled environments.

      - Deliverables and Timelines

        - Provide an operational AI-enabled FOIA/eDiscovery system within the 6 months of the base year award.

        - Provide AI model documentation and explainability reports.

        - Deliver monthly AI performance and audit reports.

        - Baseline AI functionality shall be fully available at the time of contract award.

        - Any additional AI development needed to meet these requirements shall be delivered within (12) months of the base year award.

        - The Contractor shall provide a roadmap with milestone dates for AI feature delivery.

      - Desired Outcome

        - Efficiency: Reduce manual review workload, accelerate processing, and optimize FOIA/eDiscovery workflows.

        - Accuracy: Improve privilege detection, exemption coding, and forensic analysis while lowering error rates.

        - Compliance: Align with Legal, FOIA, Privacy Act, NARA, FedRAMP, FISMA, and Treasury cybersecurity policies.

        - Transparency: Provide explainable and auditable AI decisions for legal defensibility.

        - Scalability: Support large datasets, multimedia content, and forensic artifacts across all Treasury bureaus.

      - eDiscovery Legal Case Metrics

        - Precision and Recall in Document Review: The system shall achieve ≥ 90% recall and ≥ 85% precision in identifying responsive vs. non-responsive documents.

        - Privilege Identification Accuracy: AI-assisted review shall correctly identify ≥ 95% of privileged documents.

        - Redaction Error Rate: The rate of documents requiring rework due to incorrect or missed redactions shall be ≤ 1%.

        - Case Processing Speed: The solution shall reduce total review effort per gigabyte of data by ≥ 25% compared to baseline.

        - Document Review Rate: Reviewers using the system shall process an average of ≥ 50 documents per hour with AI prioritization.

        - Chain of Custody Integrity: The system shall preserve 100% integrity of ingested vs. exported data, validated via cryptographic hash matching.

        - Court/DOJ Production Acceptance: At least 98% of productions shall be accepted without material deficiency notices.

        - Duplicate Suppression Rate: The system shall suppress ≥ 40% of duplicate and near-duplicate documents prior to review.

        - Reviewer Hours Saved by AI: AI prioritization and predictive coding shall reduce human review effort by ≥ 25% per case.

      - FOIA/AI Metrics

        - AI Model Redaction Accuracy: The system’s AI-driven redaction capabilities shall achieve an accuracy rate of ≥ 95% in detecting and applying redactions for PII and FOIA-exempt content.

        - FOIA Case Response Cycle Time: The solution shall reduce the baseline FOIA case response cycle time by at least 30% through automation, classification, and workflow optimization.

        - System Availability (Production): The system shall maintain ≥ 99.9% uptime in the production environment, excluding scheduled maintenance windows approved by Treasury.

        - Audit Logging Coverage: The system shall capture and maintain audit logs for 100% of AI-influenced activities, ensuring defensibility and traceability in FOIA and eDiscovery processes.

TASK 2: INTEGRATED FOIA SOLUTION

- The Contractor shall provide and configure a FOIA solution that fulfills Treasury’s FOIA processing and reporting requirements. The FOIA solution shall leverage shared technical and security requirements defined under the Integrated eDiscovery Platform, while implementing distinct FOIA-specific functional and workflow capabilities.

- The Contractor shall provide a FOIA module for use by Treasury (Departmental Offices (DO) and Bureaus) for the purpose of processing requests for information under the Freedom of Information Act (FOIA) and the Privacy Act (PA), including FOIA-only, PA-only, and combined FOIA/PA requests. All requirements apply to both the current and future SaaS solutions unless noted inline. Unique requirements pertaining only to the SaaS solution are listed in section 3.1.10 (eDiscovery/FOIA AI -Shared Future State Specific Requirements).

    - Case Management Environment

Provide a case management system environment in which Treasury uses to receive, track, and respond to requests for information.

      - An individual case location must be created for each request that captures requester and subject information, incoming correspondence, internal documentation and notes, records of communication to both internal and external parties, responsive records identified for review and redactions, the final response letter, and appeals or challenges.

      - The case management environment shall allow for customizable workflows by office, program, or bureau, and permit flexibility in determining how records and case files are stored and organized.

        - In the existing solutions, workflows may result in separate and unique processes leveraged across the enterprise, and DOJ FOIA reports are prepopulated with a plan to integrate with DOJ’s reporting tool.

        - In the future state SaaS solution, the system shall also provide shared enterprise/customizable workflows with the ability to group multiple offices under parent/child structures for oversight and automate generation of DOJ-compliant FOIA reports updated annually with the ability to configure which offices, bureaus, request data, and request types are included in the annual reporting.

    - FOIA Case Management Functional Requirements

      - Request Intake and Classification

        - The system shall electronically import FOIA and Privacy Act requests, interagency referrals and consultations, appeals, and litigation complaints. It must support intake from multiple sources, including FOIA.gov via API, a FOIA public portal, secure data transfers, eFax, manual entry, and other submission methods.

        - A centralized requester repository must prevent duplicate entries, and duplicate requests must be automatically flagged.

          - In the existing solutions, duplicate requests are flagged but without the automated merge capability.

          - In the future state SaaS solution, duplicate management includes the option to automatically merge requests and track repeat flags for potential proactive disclosure if required by a Treasury office

        - The system shall allow customizable request tracks (simple, complex, expedited, etc.), and offices must have the ability to override automated request types.

      - Request Assignment and Workflow Management

        - The system shall allow assignment of FOIA and PA requests to individuals, offices, or groups across the enterprise. It must support creation of assignment groups that organize employees based on the work they perform.

        - The system shall allow upload, storage, and generation of letter templates auto-populated with metadata from the request and organized by Bureau or DO office.

        - The system shall track outcomes of fee waiver and expedited processing requests, including processing times, and tag such requests to make them easily identifiable within the workflow.

          - Existing solution: require tracking the number of days to adjudicate and process fee waiver/expedited requests, with tagging to make them easily identifiable.

          - Future state SaaS solution: explicitly requires ability to also track outcomes of fee waiver and expedited processing requests with tagging for workflow identification.

        - The system shall calculate statutory and due dates, generate estimated completion dates based on request complexity, and apply “tolling” or holds when needed.

      - Payment Processing

        - The system shall provide payment management tools to generate and track invoices, fees, payments received, and refunds, and must support end-to-end processing, including integration with Pay.gov and manual/external systems. The solution must provide visibility into the full lifecycle of a transaction and compliance with Treasury financial and audit requirements.

          - In the existing solutions, the focus is on tracking fees charged, payments received, and refunds owed.

          - In the future state SaaS solution, payment reporting also includes tracking waived invoice amounts.

      - Tasking, Tracking, and Internal Processes

        - The system shall allow Bureaus and DO offices to task and track record searches by internal units/record custodians, including assignment and completion dates, result codes, and automated reminders.

          - In the future state SaaS solution, reminders may be integrated with agency calendars and email systems, with enhanced dashboards for status monitoring.

        - It shall track rolling releases, submitter notices, consultations, and Federal Records Center searches. Integrated secure file sharing must support internal and external transfers without license dependency.

      - Response and Communication Management

        - The system shall deliver responses directly to requesters or external parties and capture such deliveries in the administrative case history. All responses and records must be Section 508 compliant.

      - Request Disposition and Closure

        - The system shall allow users to set final dispositions (granted in full, in part, denied, closed administratively) consistent with DOJ requirements. It must track redaction codes, pages processed, and FOIA reading room postings.

        - Users must be able to close and later reopen requests, capturing original response dates and dispositions, and continue adding notes and documentation after closure.

          - The future SaaS solution shall support the addition of multimedia files into requests.

        - Requests must be capable of being manually linked for tracking when similar, tied to appeals/litigation, or aggregated into one.

      - Customization and Case Data Management

        - The system shall allow Bureaus and DO offices to create custom data fields within FOIA requests to support bureau/office-specific workflows. System administrators/Support Specialists must be able to control which fields are visible to each office, customizing the user interface accordingly.

        - The system shall allow users to export the entire administrative case history, including case data, correspondence, notes, and final responses. The export should also include an automated case narrative summary and proposed release packages.

        - The system shall allow the calculation of destruction dates for case retention in accordance with the FOIA General Records Schedule. The destruction date must be recalculated if appeals or litigation are filed.

    - FOIA Redactions

The system shall provide integrated redaction tools within the eDiscovery and FOIA case management environment, tied to each individual case. This will en a able the seamless review and redaction of documents determined to be responsive and tied to a request. All redaction capabilities must comply with FOIA and eDiscovery Treasury business requirements, ensure redactions are permanent and auditable, and maintain Section 508 compliance.

      - Redaction Function

The system shall provide comprehensive redaction functionality for multiple file types, including multimedia and text-based records. At a minimum, the system shall support:

        - In the existing solutions, the system accepts a variety of file types for redaction, including PDF, PDF portfolio, MS Word, MS Excel spreadsheets, MS Outlook .MSG files, and PST ingestion/organization.

        - The future state SaaS solution at minimum shall support:

          - Document and Productivity File Formats (Rich Text Format (RTF), Adobe Illustrator (AI), all native Microsoft 365 Suite file formats such as word and excel, TXT (including Mobile Device Text files), etc.)

            - Configure automated & manual redaction of sensitive content such as names, SSNs, addresses, or classified terms.

            - Ability to apply highlights and permanent blackouts.

            - Preservation of document metadata for audit trail.

            - Output of a clean “final” redacted version while retaining the original file.

          - Audio Files (WAV, MP3, etc.)

            - Redaction through muting, bleeping, or silencing specific portions of recordings.

            - Timestamp-level control for precision.

            - Output of a clean “final” audio file with redactions applied.

The system may also support:

          - Image Files (TIFF, PNG, JPG, etc.)

            - Redaction of visible sensitive content (faces, signatures, account numbers, etc.).

            - Permanent pixelation, blurring, or overlay techniques that cannot be reversed.

            - Ability to annotate or highlight for review before applying final redaction.

          - Video Files (MP4, AVI, etc.)

            - Redaction of visual content (faces, objects, text appearing on screen).

            - Synchronization of video redactions with corresponding audio redactions.

            - Support for pixelation, blurring, or overlay masks.

            - Ability to export both redacted video and a log of applied redactions.

      - Redaction Storage

The system shall maintain a repository for original (clean) files, working/redacted versions, and final redacted files.

        - The existing solutions must have the capability to hold large volumes of records in each case (1 GB or more).

        - Future state SaaS solution only: must support capacity of ≥1 GB per case for text files and ≥1 TB per case for multimedia files.

        - Ensure multimedia file storage complies with Treasury and federal records management policies, Section 508 standards, and system performance/scalability requirements.

      - Exemption Code Redaction and Overlays

The system shall provide the ability for users to apply redactions to all supported file types.

        - Support granular and full-record redactions (portions of a page, entire documents).

        - Provide prepopulated exemption code overlays that may be edited by users with free text.

        - Existing solutions: final redactions must be locked, with only role-authorized users able to make further adjustments.

        - Existing solutions: ensure sensitive data is protected while allowing disclosure of non-exempt content under FOIA and eDiscovery processes.

        - In the future state SaaS solution : The system should also identify commonly used exemption codes and present them as streamlined options.

        - Redactions must be permanent, auditable, and Section 508 compliant, with retention of both original and final versions in the case history.

      - Redaction Tracking and Collaboration

        - Track redactions, document flags, and review status by user, with customizable indicators (can customize the color or format of redaction boxes/indicators) to show who applied each redaction.

          - In the future state SaaS solution, the tools should also support simultaneous multi-user redaction of a record set are highly desirable.

      - Record Flagging and Classification

        - Ability to flag certain pages as duplicate, non-responsive, or for consultation with internal or external stakeholders. These flags must be customizable by the individual office and should be filterable so that only certain flags utilized by the office are viewable to the office.

      - Record Segregation

        - The existing solutions will be required to provide the ability to segregate and move pages market duplicate, non-responsive, or requiring review.

        - In the future state SaaS solution, the system shall also provide the ability to segregate and move text and multimedia files marked as duplicate, non-responsive, or requiring internal/external review into other areas of the case file.

        - Movement must be simplified and preserve all applied flags and redactions.

      - Records Export Capability

        - Future state SaaS solution only: the system shall provide the ability to export, outside of the system, all record types including text documents and multimedia files. For each file type, the system shall support export in three forms:

          - Clean records (unredacted)

          - Original records with applied redactions that allow authorized users to view underlying content, and

          - Final redacted records in which redactions are permanent and non-reversible.

            - For text documents, redactions shall support both transparent and opaque redaction boxes and be exportable in PDF format.

            - For multimedia files, redactions shall be applied using appropriate methods (e.g., muting/bleeping, blurring/pixelation, or overlays) and exported in standard industry formats (e.g., MP3/WAV, MP4, TIFF/PNG/JPG).

          - Export shall be available at any time during the review process.

        - The existing solutions shall have the ability to export clean documents or documents with transparent or opaque redaction boxes into a PDF file outside of the system at any time during the review process.

      - Search and Review Functions

        - The system shall allow users to input basic and advanced key term combinations to identify and highlight terms within documents, making them easily findable.

        - Tools that generate reports on documents containing certain key terms and date ranges to help FOIA analysts determine responsiveness are highly desirable.

        - The system shall incorporate tools to streamline document review, such as document linking (redacted and unredacted versions across cases) deduplication, email threading and attachments, and search-and-redact capabilities. Additionally, support segregability review by enabling identification, marking, and documentation of non-exempt portions of records, including justification for redactions and releases.

      - Annotation and Markup Functions

        - The system shall allow users to manually highlight words or passages, add comments directly on documents, strikethrough words or phrases, and apply prepopulated stamps identifying if a document is the “best available copy” or the like.

        - The system shall provide the ability to capture case processing notes separately from administrative notes to aid in review and redaction and track processing time. These notes must provide the FOIA case managers the ability to add, review, and organize case notes at any point in the process. Notes must be exportable for use outside the system.

    - FOIA Reporting

      - The system shall generate custom and prepopulated DOJ FOIA Annual and Quarterly Reports by gathering required data across the enterprise into a single reporting product.

      - Reports must require minimal data cleanup and user input.

      - The system shall provide an existing option or planned capability for integration with DOJ’s reporting tool via API.

      - Users shall have the ability to export both raw data and the final report for posting in the FOIA Reading Room.

    - FOIA Public Citizen Portal

The FOIA system shall provide a secure web-based/SaaS, compliant, and user-friendly public citizen portal to support Treasury DO and Bureau FOIA operations.

      - For the existing solutions, the system shall provide a web-based interface for public access.

      - The system shall comply with new FOIA legislation, policy, case law, and security requirements

      - The SaaS system shall include a public portal for Treasury Bureaus and Offices with support for at least 50-100 concurrent public users.

        - The existing solutions shall support at least 10-50 concurrent users.

      - The portal shall be Section 508 compliant.

      - The portal shall support public user registration and authentication in compliance with Treasury cybersecurity requirements including Identity Assurance Level 1 (IAL1) connection for FOIA submissions and Identity Assurance Level 2 (IAL2) connection for FOIA/Privacy submissions.

        - This requirement will include registration and integration via Treasury’s approved Identity Management Tools (e.g. CAIA) which are monitored and tracked by Splunk/similar security tools.

      - The public users shall be able to submit requests for various request types including FOIA and Privacy requests, obtain status updates including their queue position in processing, receive responsive and sanitized records, access reading rooms, make payments.

        - The existing solutions shall allow public users to obtain status updates defined by the agency, including queue position in processing.

      - The public interface shall be secure to protect sensitive data.

      - Public users shall have the ability to communicate with Treasury bureaus and offices via a messaging system

      - Public users shall be able to upload attachments required for user authentication or case processing support.

      - Public users shall have the ability to process payments via Pay.gov or similar tools.

      - The system must have the ability of creating web pages to add content for support, contacting Treasury teams, guidelines and any information relevant to the public.

      - The system shall support maintenance messages and include a static page when the system is down for maintenance.

TASK 3: PROFESSIONAL SERVICES – PROGRAM SUPPORT

    - Program/Project Management Support

      - The Contractor shall provide a dedicated Program, Project Manager(s) (PM), and Business Analyst(s) (BA) to oversee the overall coordination and management.

      - The PM(s)s shall provide management, direction, and leadership and is responsible for all services and deliverables required under this PWS.

      - The PM(s) shall serve as the primary point of contact with the Government on contract performance issues.

      - The Contractor shall provide at least one (1) deputy (i.e., backup) PM to fulfill the PM responsibilities in the event the primary PMs are absent.

      - The Contractor PM(s) shall deliver a full turnkey environment migration service, encompassing end-to-end support such as requirements analysis, system setup, data and application migration, integration, testing, training, and post-migration support, to ensure Treasury’s operational continuity

      - The BA(s) shall coordinate on requirement gathering activities, conducting working sessions, holding scrum/status meetings, monitoring and responding to user inquiries, and lead the User Acceptance Testing and Training efforts.

The Contractor shall provide at least one (1) deputy (i.e., backup) BA to fulfill the BA responsibilities in the event the primary BA(s) are absent.

    - eDiscovery /FOIA Processing Support

      - General Duties

        - The Contractor shall provide a dedicated team of eDiscovery and FOIA Specialists responsible for ensuring the overall system operation, health, functionality, and security of eDiscovery and FOIA environments.

        - The Contractor ‘s eDiscovery and FOIA team shall manage and monitor data pull and processing activities, address and reduce backlog, and ensure timely and accurate responses to data requests.

        - The Contractor’s team shall support all Treasury bureaus and offices, maintaining compliance with applicable FOIA, legal, regulatory, and agency requirements

        - The Contractor shall provide personnel to assist with searching, exporting, processing, and presenting FOIA/Legal records.

          - The Contractor shall provide personnel to assist with presenting exhibits during trials that the government is a party to.

          - The Contractor personnel shall be familiar with common trial presentation software such as Trial Director, OnCue, or similar tools.

      - Scanning

        - The Contractor shall be capable of digitally imaging (i.e., scan) materials received from the Government according to specific instructions received or in the absence of a specific request, to a minimum resolution of 300 dpi, in Group IV TIFF image, preserving color when it appears on source documents.

        - The Contractor shall be able to scan 10,000 pages per day in various formats as needed, including, but not limited to, .tiff, .jpg, or .pdf file formats.

        - The Contractor shall be able to provide the scanning in unitized fashion using either logical or physical document determination.

        - Contractor shall prepare documents for scanning (i.e., remove staples, paper clips, and prong fasteners), scan each page, and reassemble the documents.

      - Data Acquisitions

        - The Contractor shall have the ability to conduct legally defensible forensic data acquisition from either Government or party litigant computer devices, such devices to include but not be limited to personal computers, computer servers, dedicated storage devices, and mobile devices such as tablets, smartphones, and feature phones. Such work shall include, upon request, providing legal affidavits that accurately and truthfully describe the work that was performed.

        - The Contractor shall have the ability to conduct legally defensible data acquisitions from various platforms including the world wide web and social media sites and associated mobile applications.

      - Additional Services

Including but not limited to the following:

        - The Contractor shall provide access to personnel and tools to assist the government with the copying, processing, loading, management, and production of data related to ongoing government activities.

        - The Contractor shall provide ongoing advice, guidance, and best practices for specific matters.

        - The Contractor shall provide subject matter expert testimony or declarations as needed.

    - Project Documentation

The Program/Project Manager shall provide all required system documentations for eDiscovery/FOIA solutions:

      - Treasury IT Services require agile/hybrid project management documents (i.e.: project plan, schedule, backlog items, defect lists, user acceptance testing, project close out documents, etc.)

      - Functional and System Architectural Design Documents

      - Network Design and Configuration Documents

      - User Guide (The manual must provide detailed steps for Analyst and Read users)

      - System administration Guide

      - Logical and Physical Design System documentation

      - User/Group Permission Matrix

      - Roles and Responsibilities Matrix

      - 508 Testing Document - Information Resources Accessibility Program (IRAP)

      - Quality Assurance Plan (QASP)

      - Additional documents as identified by Treasury Business, Technical and Cyber Security teams.

    - Training

The Contractor shall provide personnel to provide training on the eDiscovery/FOIA SaaS solution at the following three levels:

      - The training shall be provided for new/basic users, advanced users/super users covering more in-depth topics such as usage of analytics capabilities, and one geared toward system administrative functions.

      - The Contractor shall provide new/refresher trainings in 1:1 or group settings as required by Department of Treasury project manager/business owner.

      - The Contractor shall conduct the training using remote tools or on-site at government facilities as most appropriate.

      - The Contractor shall produce training materials, including manuals and videos that comply with all government requirements.

    - Desired Outcome

Successful delivery of all required services and deliverables per the timeline identified by Department of the Treasury.

      - Clear communications received by all relevant stakeholders on a regular cadence from a single point of contact (daily, weekly, or monthly as defined or requested by Treasury Program/Project Manager).

      - The Contractor shall perform the services outlined in this Agreement in a timely and efficient  manner consistent with the standards of the industry

        - The Contractor acknowledges that services are outcome-driven, and time spent shall not restrict or reduce the Contractor’s obligations for firm-fixed-price requirements defined at the task order level.

        - Completion and Quality of Work: The Contractor agrees to deliver all tasks and deliverables in full, in a timely manner, and in accordance with the professional standards expected in the industry. The Customer’s reasonable determination of completion and quality shall be final.

        - Customer Satisfaction: The Contractor shall perform the services to the satisfaction of the Customer. If any deliverable is incomplete, defective, or otherwise unsatisfactory, the Contractor shall, at no additional cost, promptly re-perform or correct such work until it meets the Customer’s requirements.

        - Remedies for Non-Performance: If the Contractor fails to complete services as required, the Customer may, at its sole discretion:

- withhold payment until satisfactory completion,

- obtain substitute services from a third party at the Contractor’s expense, or

- terminate this Agreement for cause, without penalty to the Customer.

        - No Waiver of Rights: The Customer’s acceptance of any portion of the Contractor’s services shall not waive the Customer’s right to require full and proper performance of all obligations under this Agreement.

        - Treasury personnel at all levels are equipped to use the FOIA/eDiscovery SaaS solution effectively, with training that improves efficiency, supports advanced functionality, and reduces reliance on external support. Flexible delivery options and reusable materials ensure accessibility, sustainability, and compliance with federal standards.

  - TASK 4: PROFESSIONAL SERVICES – PLATFORM MANAGEMENT, CONFIGURATION, AND MIGRATION

- The Contractor shall provide the following professional services to plan, architect, configure, migrate, validate, and operate Treasury’s eDiscovery and/or FOIA platform in a FedRAMP-authorized cloud. Scope includes migration strategy, target-state architecture & integration, environment configuration, platform migration (High Availability/Disaster Recovery/Performance), data migration (extract/transform/load/validate), and ongoing platform management. The Contractor shall furnish all labor/tools/licenses, integrate with Treasury identity and monitoring (e.g., PIV/SSO, Splunk), and comply with Treasury cybersecurity policies, NIST SP 800-53r5, and applicable FedRAMP requirements (at the minimum Moderate level) while meeting the acceptance criteria and performance metrics herein.

    - Migration Strategy

      - Define and implement an enterprise cloud migration strategy to transition current on-premises and cloud solutions to the new cloud environment covering all Treasury bureaus/offices.

      - Ensure the strategy complies with Treasury Cybersecurity Operational Cloud Requirements and supports FedRAMP expectations.

      - Outcome: A Treasury-compliant, risk-aware plan enabling a successful transition to a centralized cloud-based SaaS platform with minimal disruption.

    - Architecture (Target State and Integration Strategy)

      - Collaborate with the Product Owner to review and finalize the Target State Architecture (TSA) to ensure technical soundness, completeness, and compliance with Treasury standards/security protocols.

      - Define system integration points, including timing, file types, data sizes, and required security protocols.

      - Integrate with external systems required by Treasury.

      - Upon TSA validation, propose technologies to implement the integration strategy, including structure and operational feasibility; test all integrations and monitor them post-go-live.

      - Reference (non-exhaustive) integrations

      - The Contractor must define the system integration points. The followings are example of integrations including, but not limited to:

        - Microsoft 365 via Microsoft Purview eDiscovery, Laserfiche or similar tools

        - FOIA.gov/National FOIA Public Portal, Pay.gov

        - Treasury Identity Management Services

        - Treasury Data Center / Data Governance Dashboard

        - Security Risk & Log Monitoring (Treasury Cybersecurity Operations Center, Splunk or similar tools)

    - Configuration (Environment, Compatibility, Access)

      - Provision and configure cloud resources (servers, databases, file share instances/storage, networking, security, user accounts/roles/permissions).

      - Interface with Windows based software and hardware, and test tool dependencies

      - Establish inbound/outbound network connectivity with all Treasury bureaus/services; configure DNS; generate environment certificates.

      - Deploy and configure applications and middleware (portals, dashboards) and integrate with internal/external sites (e.g., FOIA.gov, Pay.gov, CAIA/Treasury Identity Management system, etc..).

      - Maintain identical functionality on zero, thin, and thick clients; provision user licenses/accounts.

      - Confirm version compatibility with latest security and business requirements (OS, libraries, runtimes, APIs, integrations/connectors).

      - Browser-agnostic operation with identical behavior on Edge, Firefox, Chrome, Safari; Windows & iOS; mobile devices, etc.

    - Platform Migration (Resilience, HA/DR, Performance)

The Contractor is responsible for:

      - Networking & Connectivity Fault Tolerance

        - Redundant network paths (multi-provider, redundant routing)

        - Load balancing across servers/region

        - Automatic failover with regular testing

        - SLA verification (e.g., intra-region latency targets, ≥99.9% uptime)

      - High Availability (HA)

        - Multi-AZ deployments; regional redundancy for critical services

        - Auto-healing/auto-scaling to replace unhealthy instances

        - Storage/database replication with minimal Recovery Point Objective (RPO)/Recovery Time Objective (RTO)

      - Security and Compliance

        - Validate identity and access management

        - Encryption in transit and at rest

        - Enable/test audit logs, monitoring, and alerting

      - Performance and Scalability

        - Establish baseline benchmarks

        - Validate autoscaling policies and resource limits

        - Run performance/load testing at peak demand

        - Execute regression, functional, non-functional, smoke tests

      - Disaster Recovery (DR)

        - RPO: frequent replication (seconds–minutes target)

        - RTO: restore critical systems within approved timeframes

        - Geo-redundancy for data/workloads

        - Regular backup integrity checks and DR drills

      - Validation Steps

        - Review architecture diagrams, fault-tolerance designs, SLA commitments

        - Conduct failover drills, network-outage simulations, workload recovery tests

        - Confirm alignment with ISO 22301, NIST SP 800-34, FedRAMP, and Treasury requirements

        - Verify observability (logs, metrics/traces) to detect/respond in real time. The logs include Operating System, Database, and Application logs such as user audit logs, user activities.

      - Ensure integration with Treasury monitoring (Splunk, Treasury Cybersecurity and Operations Monitoring). The integration efforts must include data collection from multiple repositories, development and implementation of integration workflows, comprehensive data indexing, and the generation of reports and dashboards to support transparency, compliance, and decision-making.

    - Data Migration (Strategy → Execution → Quality Assurance)

      - Strategy & Scope

Provide data migration services to securely extract, transform, validate, and migrate records and metadata (eDiscovery/litigation support data, FOIA case files, audit logs, etc.) to a FedRAMP authorized production environment.

      - Pre-Migration Assessment

        - Discovery of legacy platforms (e.g., FOIAXpress, Relativity, Nuix, Shared Drives).

        - Identify record types, sources, formats, volumes, security classifications and protocols.

        - Document dependencies, retention schedules, metadata standards.

      - Planning & Design

        - Data Migration Plan (tools, schedule, roles, rollback, validation protocols).

        - Define field/metadata/label mappings (FOIA exemptions, custodians, PII/CUI flags).

        - Coordinate cutover and parallel testing timelines with stakeholders.

      - Extraction & Transformation

        - Extract structured/unstructured content: documents, emails, attachments; case files, annotations, redactions; audit logs, timestamps, user records.

        - Transform/normalize to align with target platform schema.

      - Secure Data Transfer & Ingestion Solution

        - Build custom solution(s)/script(s) to export, transfer, load and verify data from multiple bureaus/legacy systems into the new system.

        - Encrypt and transfer data; ensure compliance with Treasury security/privacy in transit and at rest.

        - Define and implement data redundancy/backup protocols

        - Perform test loads, batch imports/ingestions, and permission mapping.

        - Execute the migration scripts

      - Validation & Quality Assurance

        - Integrity checks (record counts, hash values, field accuracy).

        - Verify redaction fidelity, metadata preservation, and user access settings.

        - Deliver Data Migration Validation Report and signed acceptance checklist.

      - Post-Migration Support & Training

        - 90 days of post-migration warranty support for corrections/issues.

        - Train designated users on data structure, search, reporting in the new system.

      - Deliverables & Schedule

        - eDiscovery features & functionalities: fully functional at contract delivery

        - FOIA Case Management System: operational within six (6) months of base award

        - Baseline AI available at contract award; additional AI: within six (6) months

        - Source Data Inventory (20 business days) Data Migration Plan (30 business days),

        - Migration Field Mapping (prior to extraction)

        - Data Validation & QA Checklist (post-test/final migration)

        - Migration Summary Report (within 10 days of cutover)

        - Post-Migration Support Log & Closeout (end of 60-days period)

      - Compliance & Security

        - Operate within FedRAMP environment approved by Treasury; follow NIST SP 800-53r5 (AC, SC, SI, AU).

        - Handle data per CUI, SBU, PII protections; ensure zero data loss/corruption.

        - Securely dispose of staging/temp migration files per Treasury policy.

      - Performance Metrics

        - Data accuracy & completeness: ≥ 99.9% source-to-target match

        - Redaction & metadata integrity: 100% preservation of original content markers

        - Migration downtime: ≤ 2 hours per cutover

        - User complaints post-migration: ≤ 2% of total migrated records

      - Other Migration Requirement

        - Migration from non-standard sources (PST archives, ZIP media, legal holds)

        - In-place redaction of legacy records prior to migration

        - FOIA backlog reconciliation support

        - Legacy system decommissioning & data sanitization

    - Post Migration and Configuration Operation

      - Continuously monitor migrated data, integrations and platform health; maintain dashboards/alerts for availability, latency, error rates; maintain incident runbooks.

      - Maintain HA/DR posture (replication, failover, backups, DR drills) and performance baselines; adjust autoscaling limits as demand changes.

      - Maintain security controls (IAM, encryption, logging, alerting) and ensure alignment with Treasury cybersecurity directives.

      - Provide Treasury technical/application support staff sufficient access for remote processing, ingestion, production, and export.

      - Maintain up-to-date process manuals and user guides; train admins/super users/end users as needed.

      - Report audit trails and system activity; integrate logs with Splunk and Treasury monitoring platforms.

      - Desired Outcome

        - Program Outcome

          - Continuity & Minimal Disruption: Cutover completes with ≤ 2 hours planned downtime and no unplanned outages; production uptime ≥ 99.9% thereafter.

          - Compliance by Design: Environments, data flows, and controls align with FedRAMP (Mod/High), NIST SP 800-53r5, and Treasury cybersecurity policies at go-live.

          - Security & Auditability: 100% of security-relevant and AI-influenced activities are logged, centralized, and retrievable for audit and incident response.

          - Performance & Scale: The platform meets concurrency, ingestion, and processing targets under peak loads with auto-scaling and headroom for growth.

          - Cost & Operability: Operations are standardized, documented, and monitorable, reducing rework, manual effort, and total cost of ownership.

        - Workstream Outcome

          - Migration Strategy: A single, Treasury-approved strategy that sequences bureaus/offices, defines roles, risks, rollback, testing, and acceptance—enabling predictable execution and stakeholder confidence.

          - Architecture (Target State & Integration): A validated Target State Architecture and integration blueprint that ensures security, interoperability (M365, FOIA.gov, Pay.gov, identity), and reusability across bureaus with clear interface contracts.

          - Configuration (Environment Readiness): Right-sized, standardized cloud environments (networking, IAM, storage, certificates, DNS) that are browser-agnostic, version-compatible, and ready for production workloads on day one.

          - Platform Migration (Resilience, High Availability/Disaster Recovery, Performance): Proven resilience with redundancy, automated failover, multi–Availability Zone (Multi-AZ) architecture, and tested Recovery Point Objective (RPO) and Recovery Time Objective (RTO); performance baselines established and sustained under load; observability and alerting validated end-to-end.

          - Data Migration: Clean, complete, and defensible migration: ≥ 99.9% source-to-target data match; 100% preservation of redactions/metadata; permissions intact; users enabled with training and support; user complaints ≤ 2% of migrated records.

          - Platform Management (Run & Improve): Steady-state operations with proactive monitoring (e.g., Splunk), documented runbooks, periodic DR drills, continuous patching/compliance checks, and a cadence of reporting and optimization that sustains Treasury’s mission.

    - Platform Management

      - The Contractor shall ensure the system remains secure, compliant, and fully operational in accordance with Department of the Treasury, federal cybersecurity standards, and all applicable accessibility and performance requirements.

      - The Contractor shall analyze and manage all software patches and release notes, assess potentially impacted modules and components, and perform comprehensive testing to ensure application and infrastructure patches or upgrades do not negatively affect the SaaS platform.

      - The Contractor shall also provide comprehensive training on the eDiscovery/FOIA SaaS solution to enable Treasury personnel to efficiently and effectively perform their duties. These activities collectively ensure sustained operational readiness, enhanced user proficiency, and continued compliance with Treasury and federal performance, security, and accessibility requirements.

    - System Operations and Maintenance

To include, but not limited to, the following and to be specified and defined at the call/order level, manage all Operation and Maintenance (O&M) activities, including infrastructure and software patching and upgrades, to ensure ongoing compliance with the latest security, functionality, and operational requirements. These activities include implementing updates to enhance performance and user experience, correcting defects, updating APIs, and maintaining compliance with eDiscovery and FOIA system requirements. The Contractor shall:

      - Review and provide detailed release notes identifying all defects resolved, enhancements made, and new functionalities introduced.

      - Monitor and validate system performance and stability following upgrades and patching activities, including applications, operating systems, and databases.

      - Ensure all workflow and data field customizations remain intact and functional following application or environmental upgrades.

      - Maintain and verify integration connections with Treasury and external systems, including but not limited to Pay.gov, FOIA.gov, and the Treasury Splunk/Cybersecurity Dashboard.

      - Provide a static maintenance notification page to be displayed during scheduled or emergency maintenance windows.

      - Generate and maintain operational dashboards and reports including, but not limited to:

        - Active and inactive user accounts

        - Assigned and unassigned user licenses (if applicable)

        - Total number of open and closed cases by bureau, office, and user group

        - User authentication methods and login statistics (internal and public); and

        - Analytical data such as system visits, page views, unique users, and search activity.

      - Collaborate with Treasury security teams to review and track user audit logs, system events, and alerts, and immediately report any detected or suspected anomalous or suspicious activity.

    - Help Desk/System Support

      - The Contractor shall provide help desk (tier 1)/system (tier 2&3) support between 8:00 a.m. and 8:00 p.m. Eastern Time and cybersecurity support/outage support 24 hrs. a day, 7 days a week, 365 days a year.

Tier 1: Provides initial user access, permission updates; resolves routine access usability, basic configuration; data search and processing, monitoring standard procedures, flogs and escalates all non-routine issues.  
Tier 2: Resolves application-level issues through configuration, workflow management, and data correction within the FOIA and eDiscovery platform. 
Tier 3: Resolves system-level issues through code, infrastructure, and integration remediation, including root cause analysis and defect resolution.  

At initial project kick-off, the helpdesk shall provide daily end-user tier 1 and technical tier 2 & 3 support for existing systems and assist with the migration , configuration, and support of the new SaaS solution. This ensures that helpdesk staff is knowledgeable on the implementation process and can contribute to a smooth and quick transition.

      - The helpdesk shall be reachable by telephone, email, and web form.

      - After-hours technical support (tier 2 & 3) shall be available on an as-needed basis to respond to outages, emergency activities, and maintenance windows. Such support must be provided promptly, with qualified personnel available to restore service, mitigate issues, or complete scheduled activities without undue delay.  The Contractor shall ensure that adequate staffing, tools, and escalation procedures are in place to meet this requirement. Prior arrangement for emergency and outage activities are not required.

      - The Contractor shall provide a live dashboard, and weekly reports of all tickets opened or that remain open, as well as a summary of each incident and the actions taken to resolve. Examples of potential issues that shall be triaged by the Contractor include:

        - Permissions/access issues

        - Software workflows and functionalities

        - Software application bugs or defects

        - Database and Infrastructure operation

        - Technical issues (network latency, system login issues, data ingestion issues, corrupt files, redactions issues, etc.)

        - Enhancement Requests

      - The Contractor shall document, track, report, and resolve all issues. Daily updates are required for emergency and work stoppage activities, weekly updates for regular operational requests and issues, and daily, weekly, or monthly updates for projects, as applicable. Examples of potential issues and potential resolutions include:

        - Resolve permissions/access issues – Contractor will need to coordinate with Treasury Program/Project Manager, Product Owner/Super Users to confirm proper permissions levels prior to making any changes.

        - Software application-related issues will be validated, documented, and communicated to Treasury Program/Project Manager, Product Owners, leadership, cyber security to assess priority, root cause, perform risk assessment, generate incident report if applicable, develop a solution and include them in the project/program backlog.

        - Escalate any platform related to issues to identified points of contact and provide resolution support/guidance as needed.

        - The Contractor shall provide a Root Cause Analysis (RCA), Lessons Learned Report, and After-Action Plan, along with any additional documentation required by the Department of the Treasury. These reports shall be submitted within 5 business days of incident resolution (or as otherwise directed by the Customer). Documentation must include corrective and preventive actions, assigned ownership, and timelines to prevent recurrence. All reports shall be delivered in a format approved by the Department of the Treasury and are subject to Customer review and acceptance. The Contractor shall work with Treasury to define Service Level Agreement(s) (SLA) to address any identified issues.

      - Desired Outcome

        - The Contractor shall establish, document, and maintain Service Level Agreements (SLAs) to address all identified system operation and security issues. These security SLAs must meet or exceed Department of the Treasury compliance requirements and shall cover the following categories:

          - Zero-Day Security Issues/Findings – Provide immediate notification to the Customer within 24 hours of discovery of any Zero-Day security issue or finding. Documented interim mitigations (e.g., disabling services, blocking traffic, applying vendor-recommended workarounds) shall be applied within this timeframe to reduce exposure. Permanent remediation shall be implemented as soon as vendor patches or approved fixes become available, and no later than 72 hours from discovery.

          - Critical Issues/Findings – Must be remediated or mitigated within 15 calendar days of identification or notification, unless otherwise directed by the Customer.

          - High Issues/Findings – Must be remediated or mitigated within 30 calendar days of identification or notification.

          - Moderate Issues/Findings – Must be remediated or mitigated within 60 calendar days of identification or notification.

          - Low Issues/Findings – Must be remediated or mitigated within 90 calendar days of identification or notification.

        - In addition to the security SLAs, the Contractor shall establish operational SLAs for system issues and service requests consistent with the severity levels defined above. These SLAs shall comply with the Department of the Treasury’s business and policy requirements to ensure timely resolution and uninterrupted service delivery. The Contractor’s SLAs must meet or exceed the Department of the Treasury’s operational requirements and shall cover the following categories:

          - Critical Issues (Priority 1) - The Contractor shall respond to all Critical operational issues (defined as a complete outage of a production system or service with significant business impact and no available workaround) within 1 hour of ticket submission. Remediate or provide a documented workaround to restore service within 4 hours of identification. Examples: System-wide outages, application unavailability, or severe performance degradation preventing operations.

          - High Issues (Priority 2) - The Contractor shall respond to all High operational issues (defined as major functionality impaired while the system remains operational, with limited workaround available) within 2 business hours of ticket submission. Remediate or provide a documented workaround within 1 business day. Examples: Core functionality failing, such as case processing delays or reporting engine failures.

          - Moderate Issues (Priority 3) - The Contractor shall respond to all Moderate operational issues (defined as non-critical functionality impacted with moderate business impact and workarounds available) within 4 business hours of ticket submission. Remediate or provide a documented workaround within 3 to 5 business days. Examples: Intermittent system errors, reporting delays, or partial functionality issues.

          - Low Issues (Priority 4) - The Contractor shall respond to all Low operational issues (defined as minor issues, cosmetic defects, or general service requests with no impact on core operations) within 1 business day of ticket submission. Remediate or provide a documented workaround within 10 business days, or as scheduled with the Customer. Examples: UI glitches, documentation updates, user account requests, or routine maintenance items.

        - The Contractor shall continue support Operation and Maintenance activities and not change priorities due to on-going projects.

        - Failure to meet the established SLAs shall be considered a material breach of this Agreement and may result in remedies including payment withhold, liquidated damages, or termination for cause at the Customer’s sole discretion.

    - Data Return and Destruction

Upon contract termination, expiration, or at Department of Treasury’s request, the Contractor shall:

      - Return to the Agency all content, data, records, system logs, and materials created, processed, or stored within the system, including metadata, derivatives, and outputs, in a format specified by the Agency.

      - Certify the secure destruction of any residual data, logs, or backups not returned, in accordance with:

        - NIST SP 800-88 (Guidelines for Media Sanitization),

        - FedRAMP Moderate/High requirements, and

        - FISMA security control requirements applicable to Treasury systems

      - Provide written confirmation of data return and/or destruction to the Agency’s designated authority within the timeframe specified by the contract.

      - Ensure that all destruction activities are auditable and that audit records are available to the Agency upon request.

    - Future Transition and Migration Support

      - The Contractor shall provide full assistance to the Department of Treasury in migrating to a successor system or environment upon contract termination, expiration, or at the Treasury’s direction.

        - Provide all data, records, system logs, metadata, derivatives, and outputs in a format specified by the Agency to ensure compatibility with the new system.

        - Deliver documentation, schema, and configuration details necessary for successful migration.

        - Provide technical support and consultation services during the transition period, including coordination with the incoming service provider if applicable.

        - Ensure migration activities are completed in accordance with Treasury cybersecurity standards, FedRAMP, and FISMA requirements.

        - Perform these activities at no additional cost beyond the contract, as part of closeout obligations.

    - Platform Security Management

The Contractor shall perform continuous security management activities for the hosted FOIA/eDiscovery SaaS environment, including vulnerability scanning, patching, encryption, and incident detection and response, in accordance with FedRAMP and Treasury cybersecurity requirements. The Provider shall support Treasury’s ongoing security assessment and authorization (A&A) process by providing all required documentation, including Security Assessment Reports (SARs), Plans of Actions and Milestones (POA&Ms), and continuous monitoring deliverables.

      - Obtain Privacy Impact Assessment (PIA) and Authority to Operate (ATO)

        - The Contractor shall create the Security and Privacy Authorization/FedRAMP Moderate Package at minimum to facilitate the implementation of the cloud solution in the Testing and Production environment.

        - Location: The Contractor shall not host any portion of the information, data, information system, infrastructure, or environment in facilities outside the U.S.

        - Information collected, sued, stored, maintained, or otherwise processed by the Contractor in the performance of this BPA shall be accessed, transferred, stored, or processed only within the U.S.

        - The Contractor’s maintenance and support operations shall take place and originate from within the U.S. during the approved maintenance windows by Department of Treasury. All maintenance activities take place after business hours except for outages/emergency activities.

        - FIPS - The Contractor shall follow Federal Information Processing Standards (FIPS), NIST standards and guidelines, and other laws, mandates, or executive orders (EO) pertaining to the operations and protection of information systems and sensitive information and data.

        - The Treasury Policies, Orders, Directives and Publications are living documents and updated annually to reflect changes from EOs, Office of Management and Budget (OMB) requirements, NIST updates, etc. The most current versions are located on Treasury’s main and bureaus public and/or intranet websites including the bureaus.

        - ATO and Privacy Impact Assessment (PIA) Support Delivery: The Contractor shall provide complete ATO support documentation and artifacts, enabling Treasury to obtain an Authority to Operate within 90 days of contract award.

      - Authorization Boundary

The Contractor shall provide a diagram that clearly demarcates the information system authorization boundary and depicts all connections and components, including the means for monitoring and controlling communications at the external boundary and at key internal boundaries within the system.

        - The Contractor shall address all components and managed interfaces of the information system authorized for operation (e.g.., routers, firewalls).

        - The diagram must include a predominant border drawn around all system components and services included in the authorization boundary.

        - The diagram must be easy to read and understand.

        - Formal names of components as they are known at the service provider organization in functional specifications, configuration guides, other documents and live configurations shall be named on the diagram and described.

        - The Contractor shall provide a key to symbols used.

      - FedRAMP and Ongoing Security Assessments

The determination of whether to issue a security authorization will be made by the Treasury based on the identified risks to the Treasury’s data and operations. These risks include:

        - Deficiencies noted in the FedRAMP ATO Package(s), including weaknesses and associated risks identified in the most recent Security Assessment Report and Plan of Action & Milestone.

        - The gaps identified in the IT security and privacy control assessments performed specific to FedRAMP ATO package customer responsibility implementations. a. Initial IT security and privacy control assessment of the solution.

        - Annual IT security and privacy control assessment of the eDiscovery and FOIA Platform on a subset of controls in.

        - Upon significant change to the eDiscovery/FOIA Platform, full or delta assessment of the system depending on the degree of the change.

      - Privacy Impact Assessment

The Contractor shall obtain the PIA, which includes, but is not limited to the following:

        - Data Flow Diagram

        - Interface Control Diagram

        - System Security Plan

        - Architecture Diagram

        - Data Classification Document

        - Privacy and Civil Liberties Impact Assessment (PCLIA) Approval Memo

      - Authority To Operate

The Contractor shall obtain the ATO, which includes, but is not limited to the following for a minimum of a FedRAMP Moderate Cloud-based SaaS platform/any environment accepted by Treasury, and associated mobile devices on IOS, Android, or other operating systems required by Treasury:

        - Develop Enterprise Architecture and Design (ECAD)

        - Work with Treasury Enterprise Architecture to get software and tools approved.

        - Complete 508 Assessment

        - Complete Documentation for IPv6 or the latest Internet Protocol compliance

        - Define network requirements.

        - Define traffic outside of the Treasury network and boundaries (whitelisting)

        - Design Authentication, Authorization, Multi-Factor Authentication (MFA), and Single-Sign-On (SSO)

        - Define privileged user roles and work with BEARS & PUMAS team to integrate the application.

        - Integrate with Splunk or any Treasury Cyber Security compliance tool for Log auditing and monitoring including user activities, system events, errors, etc.

        - Setup Platform and System Health Monitoring/Alerts and Back -ups/Data Loss Prevention solutions

        - System Security Plan (SSP) – which includes the following:

          - Demarcated security authorization boundary diagram

          - Incident Response Plan

          - Incident Response Test Report

          - Digital Identity Determination

          - Information Security Continuous Monitoring Plan

          - Information System Contingency Plan (ISCP) Test Results

        - Obtain FedRAMP-certified Third-Party Assessment Organization (3PAO) Security and Privacy Assessment Report

        - Develop Plan of Action & Milestones (POA&M)

        - Desired Outcome

Obtaining an ATO for a minimum of a FedRAMP Moderate cloud-based SaaS platform/any environment required by Treasury and configuration to ensure compliance with statutory and policy requirements.

      - Continuous Monitoring and Scanning

        - The Contractor shall perform network, operating system, database, and application scans and conduct daily health checks of the environment. Collaborate with Treasury Cybersecurity to review weekly/monthly security scans and assess any possible remediations required

        - The Contractor shall propose remediations and implement the approved remedy upon approval from Treasury Information Technology (IT) and Cybersecurity.

        - The Contractor shall provide reports and dashboards to present user accounts (Active/Inactive), user licenses (Assigned/Un-assigned Licenses if applicable), total number of open/closed cases per bureau/office/user group, user logins (Public and Internal), Analytical Data (website visits, views, users (including unique users), search terms, etc.)

        - The Contractor shall review and track user audit logs and system events and report suspicious activities immediately.

        - The Contractor shall collaborate with the Office of Civil Rights and Equal Employment Opportunity (OCRE) and Office of Chief Information Officer/IT Services to review outstanding Section 508 findings.

        - The Contractor shall review, analyze, and collaborate with the SaaS Accessibility Team to identify possible remediation strategies or workarounds.

        - The Contractor shall ensure all systems participate in Information Security and Privacy Continuous Monitoring (ISCM) and reporting.

          - The Contractor is expected to perform automated scans and continuous monitoring activities, which include, but are not limited to, authenticated and unauthenticated scans of networks, operating systems, applications, and databases.

        - The Contractor shall permit and support compliance reviews and audits under applicable laws to allow the Treasury to meet legal and compliance obligations and shall implement processes that allow visibility into the privacy and security controls employed and their effectiveness.

        - The Contractor shall provide the Treasury or authorized designated officials with information requested by auditors in a timely manner, consistent with the respective auditor’s deadline, in support of security compliance reviews and various annual audits (e.g., FISMA, Financial Statement Audit, A-123, etc.).

        - The Contractor shall provide the Treasury or authorized designated officials logical and physical access to the Contractor's facilities, installations, technical capabilities, operations, records, and databases pertinent to this contract within seven (7) calendar days upon request for these purposes.

        - The Treasury may decide to prioritize specific security controls in which the Contractor must perform ISCM to include AC-2, AU-6, CA-5, RA-5, SI-2, and SI-3 or other controls as defined by Treasury Cyber Security teams.

        - The Contractor shall provide access to live dashboards and weekly/monthly reports for continuous monitoring reports to the Treasury as required by Information System Security Officer or Manager.

          - The continuous monitoring reports shall include, at a minimum, detailed vulnerabilities identified, secure configuration compliance findings and status, open POA&Ms, accepted risk status and rationale, and independent assessments planned/completed.

          - The Contractor shall provide the Control Implementation Summary (CIS) identifying all security controls implemented within the system and those inherited from the underlying Software-as-a-Service (SaaS) environment.

          - The Contractor shall provide the annual Third-Party Assessment Organization (3PAO) Security Assessment Report (SAR) documenting the results of control assessments performed in accordance with the Contractor’s Information Security Continuous Monitoring (ISCM) Plan.

          - The Contractor shall provide Treasury with the complete annual security documentation package, including the 3PAO SAR, updated Plan of Actions and Milestones (POA&M), System Security Plan (SSP), and all supporting artifacts such as the Contingency Plan (CP), CP Test Report, and Penetration Test Report.

        - The Contractor will audit all access to PII and federal tax information (FTI) processed by the system in accordance with Department of Treasury policies.

        - The Contractor will retain audit logs per guidance from Office of Cyber Security and provide them to Treasury personnel in XML or JSON format for ingestion and processing by Treasury systems as required.

        - The Contractor will facilitate automated transfer of audit logs no less than twice daily for local storage on a Treasury information system for ingestion by Treasury Splunk or other similar platforms. Treasury Cyber Security team may require storing operational logs and audit logs per the requirements defined during system assessment. Ex: Per M-21-31, active storage requirement is 12 Months and cold storage requirement is 18 months. Treasury's implementation may require longer retention period for encrypted offline storage of system logs.

        - Desired Outcome

Compliance with IT, Cybersecurity, Treasury technical, and policy needs.

INSPECTION AND ACCEPTANCE

Inspection and acceptance of products and services shall be performed at the Governments’ facilities by the Contracting Officer’s Representative (COR), or designated Treasury employee, in accordance with Federal Acquisition Regulation (FAR) clause 52.246-4. The Government reserves the right to conduct any inspection and test it deems reasonably necessary to assure the services and supplies provided conform in all respects to the specified requirements. Services and supplies, which upon inspection, are found not to be in conformance with contractual requirements, will be promptly rejected and notice of rejection, together with appropriate instructions, will be provided to the Contractor by the Contracting Officer (CO) and/or COR.

Deliverables

The Contractor shall submit all deliverables to the COR, and designated Program Management Office (PMO) personnel, in coordination with the CO and Contract Specialist (CS), unless otherwise specified below. The COR will provide written notification of acceptance or rejection of all deliverables within ten (10) calendar days of the scheduled delivery date or actual delivery date, whichever is later. In the event of absence of written notification of the Government’s acceptance or rejection within ten (10) calendar days, it is the responsibility of the Contractor to confirm receipt and acceptance of the deliverable(s). All rejection notifications will include an enumeration and explanation of the specific deficiencies causing the rejection. If requested by either the Contractor or the Treasury, a meeting will occur to discuss the deliverable in detail. All meetings will be held via Microsoft Teams. All Contractor provided deliverables, and documentation shall be electronic copy and compatible with Microsoft Office products such as Word, PowerPoint, and Excel. The format and layout of each deliverable is at the discretion of the Contractor and shall be mutually agreed upon by the Government.

    - Deliverables Details

- The anticipated deliverables required by the resulting BPA are specified below:

| Deliverable | Submission | Distribution |
| --- | --- | --- |
| 4.1.1.1 Post-Award Conference/Project Kick off | Within ten (10) business days after award | N/A |
| 4.1.1.2 Status Meetings/Project Schedule Updates | As requested, (daily, weekly, monthly, quarterly, ad-hoc) | Virtual/In-Person |
| 4.1.1.3 Quality Control Plan | Within 30 calendar days after award | Electronic Copy |
| 4.1.1.4 Process Manual | 20 days prior to obtaining of authority to operate from Treasury IT for the cloud-based SaaS platform | Electronic Copy |
| 4.1.1.5 User Guides Specific to Treasury | 20 days prior to obtaining of authority to operate from Treasury IT for the cloud-based SaaS platform | Electronic Copy |
| 4.1.1.6 Updates to Process and User Manuals | Quarterly, on the second Monday of the following Quarter. | Electronic Copy |
| 4.1.1.7 Training and Videos Specific to Treasury | 20 days prior to obtaining of authority to operate from Treasury IT for the cloud-based SaaS platform. After ATO is obtained, monthly. Videos: Within 30 days months after ATO is obtained, updates as needed. | Electronic copy. Videos – Format compatible with Treasury systems and conforming to Treasury requirements. |
| 4.1.1.8 Summary of Trouble Tickets | Live dashboards and weekly reports, 5:00 pm ET every Monday | Electronic Copy |
| 4.1.1.9 Continuous monitoring reports. | As requested. Weekly on Mondays 5:00pm ET/Monthly, 5:00 pm ET on the first Monday of the month | Electronic Copy |
| 4.1.1.10 Audit Log Reporting | At a minimum twice daily | Electronic Copy |
| 4.1.1.11 ATO and PIA Package Documents | Within six (6) months of award | Electronic Copy |
| 4.1.1.12 Project Documentation | As requested. | Treasury Project Tools/Electronic Copy/Virtual/In-Person |
| 4.1.1.13 Monthly BPA Status Report | Monthly. The contractor shall report on various task order functions: performance, schedule, financial, business relations, and staffing plan/key personnel. | Electronic Copy |

    - Post-Award Conference

As part of the meeting required by Department of the Treasury Acquisition Procedures (DTAP) clause 1052.242-70 – Post Award Conference, the Contractor shall be prepared to identify and introduce personnel who will be engaging with Treasury personnel, explain their role, discuss their plan of action going forward, and bring any questions they have about the award. This meeting will be held virtually via Microsoft Teams. This is a CO led meeting, and an agenda and details for the meeting will be provided by the CO at the time of award.

    - Periodic Progress Meetings

The Contractor shall attend periodic progress meetings with the COR and other government personnel to review the Contractor's performance. At these meetings, the COR will apprise the Contractor of how the agency views the Contractor's performance, and the Contractor will apprise the agency of problems, if any, that are experienced. Appropriate action shall be taken to resolve the issues that are outstanding.

    - Quality Control Plan

The Contractor shall develop and maintain an effective quality control plan (QCP) to ensure services are performed in accordance with this PWS. The Contractor shall develop and implement procedures to identify, prevent, and ensure non-recurrence of defective services. The Contractor’s QCP is how it assures its work complies with the requirements of the subsequent TOs. At a minimum, the Contractor shall develop quality control procedures that address the areas identified in the Performance Level Agreements below.

    - Process Manual

The Contractor shall develop and maintain process manuals to ensure that services are performed in accordance with this PWS. The Contractor shall create process manuals which provide specific instructions on all processes needed to utilize the capabilities provided by Contractor.

    - User Guides Specific to Treasury

The Contractor shall develop and maintain guides for Treasury personnel to utilize the eDiscovery platform and perform day-to-day tasks. These documents will be distributed to all end users and will serve as guide for end-users. At a minimum, the User Guides should be tailored to the way the tool is configured in the Treasury environment and should include both quick-reference guides for specific tasks, as well as a more comprehensive end-to-end use guide.

    - Updates to Process Manuals and User Guides

The Contractor shall provide period updates to the Process Manuals and User Guides to ensure that that when there are changes either to the Processes used by Contractor or updates to the eDiscovery/FOIA platform the materials available to end-users are up to date. At a minimum, the Process Manuals and User Guides will include delta-training showing the changes.

    - Training Manual and Videos Specific to Treasury

The Contractor shall provide training tailored to Treasury end-users on a recurring monthly basis. The Contractor should also provide short education videos for common tasks performed in the eDiscovery platform.

    - Summary of Trouble Tickets

The Contractor will monitor the tickets opened at the help desk and provide Live Dashboards and weekly summaries to Treasury to ensure that Contractor is maintaining the eDiscovery platform in a manner consistent with the terms of this PWS. At a minimum, these weekly summaries should provide the name of the impacted user, a brief description of the reason the trouble ticket was opened, whether the issue was resolved, and the length of time that the ticket was opened.

    - Weekly/Monthly Continuous Monitoring Reports

The Contractor shall submit weekly/monthly continuous monitoring reports to the Treasury. The continuous monitoring reports shall include, at a minimum, detailed vulnerabilities identified, secure configuration compliance findings and status, open POA&Ms, accepted risk status and rationale, and independent assessments planned/completed. The Contractor shall provide annual 3PAO SAR reflecting the results of the assessment of a subset of controls completed by the 3PAO in accordance with the Contractor’s system ISCM Plan. The Contractor shall provide the Treasury with the annual 3PAO SARs and updates to the Plan of Actions and Milestones, and System Security Plans and supporting documents, including the annual CP Update, CP Test and Penetration Test Report.

    - Audit Log Reporting

The Contractor will audit all access to PII, and federal tax information (FTI) processed by the system in accordance with Treasury procedures and other policies.  The Contractor will retain these audit logs for no less than five 18 months and provide them to Treasury personnel in XML or JSON format for ingestion and processing by Treasury systems as required.  The Contractor will facilitate automated transfer of these audit logs no less than twice daily for local storage on a Treasury information system for ingestion by Treasury Splunk or other similar platforms.

    - ATO and PIA Package Documents

The Contractor shall obtain an ATO from Treasury IT and Cybersecurity and shall complete a PIA. At a minimum the Contractor shall prepare all documentation necessary to obtain an ATO from Treasury IT and Cybersecurity for both the Cloud-based SaaS platform and associated IOS mobile tools. The Contractor shall also prepare all documentation necessary for a PIA for both the Cloud-based SaaS platform and associated IOS mobile tools.

    - Performance Level Agreements

The Contractor shall adhere to the BPA and subsequent Task Order Performance Level Agreements (PLAs).

Deliverables that meet the standards outlined in the PLA table and are accepted by the COR/ PMO will result in a positive Contractor performance assessment. Deliverables that do not meet those standards and are rejected by the COR/PMO will result in a negative Contractor performance assessment. The Contractor shall perform any necessary rework at the Contractor’s expense.

| CLIN | PLA | Required Service/Product | Performance Standard/Level/Criteria | Acceptable Quality Level (AQL) | Monitoring Method |
| --- | --- | --- | --- | --- | --- |
|  |  | # Task 1: Integrated eDiscovery Solution |  |  |  |
| 0001 |  | # Data Capacity (startup) | Contractor must have 240 TBs of data ready for agency eDiscovery use at end of phase-in period. If agency has supplied at least 20TBs, then Contractor must have 100% of data agency provided ready for agency use. | 100% | 100% |
|  |  | # Data Capacity (periodic) | Contractor must be able to expand eDiscovery capacity beyond the initial 240 TB to accommodate anticipated growth of data volume. | 100% | 100% |
|  |  | # System Availability | The eDiscovery module and all user-accessible tools deployed in the system are expected to be available for users 24 hours a day, seven days a week. | 99.9% | 100% |
|  |  | # Task 2: Integrated FOIA Solution |  |  |  |
| 0002 |  | # Data Capacity (startup) | Contractor must have 15 TBs of data ready for agency FOIA use at end of phase-in period. If agency has supplied at least 5TBs, then Contractor must have 100% of data agency provided ready for agency use. | 100% | 100% |
|  |  | # Data Capacity (periodic) | Contractor must be able to expand capacity beyond the initial 15 TB to accommodate anticipated growth of FOIA data volume in addition to eDiscovery data growth requirements. | 100% | 100% |
|  |  | # System Availability | The FOIA module and all user-accessible tools deployed in the system are expected to be available for users 24 hours a day, seven days a week. | 99.9% | 100% |
| 0003 | 1 | # Task 3: Professional Services – Program Support |  | 100% Deliverable Services/Products are delivered "on time" in accordance with official schedules or milestones. Deliverable Service/Products are at an acceptable level (each product). An un-acceptable product is a product that is not completed; or it has flawed or missing information, analyses, assumptions or conclusions; or it has numerous grammatical problems (i.e. No more than 1 formatting or typographical error per 10 pages of documentation) (FFP TO) REMEDY FOR AQL PROBLEMS - Rework until corrected with no change in price. (LHTO) REMEDY FOR AQL PROBLEMS – COR/CO determine if task is worth rework, completion, or if contract warrants termination for default. If worth rework – vendor effort is at no charge. | 100% Review by PMO / COR COR will log all instances of problems found |
|  | 1a | # Provides draft meeting agendas (meetings) | At least two (2) business days prior to the scheduled meeting |  |  |
|  | 1b | Provides draft meeting minutes (meetings) | Within two (2) business days after the meeting occurred |  |  |
|  | 1c | # Escalates issues | As needed |  |  |
|  | 1d | Provides timely communications and responses (meetings, emails, phone conferences) | As requested |  |  |
|  | 1e | Tracks and reports on risks, action items, and issues. | As defined in project charter or plan |  |  |
|  | 1f | # Delivers status call and report on time. | As defined in project charter or plan |  |  |
|  | 1g | # Kick-off Meeting | Within two (2) weeks of task order award |  |  |
|  | 1h | # Project Charter | Within three (3) weeks of task order award |  |  |
|  | 1i | # Schedule | Within three (3) weeks of task order award |  |  |
|  | 1j | # Management Plan | Within three (3) weeks of task order award |  |  |
|  | 1k | # Web-based Project Management Tool | Within-four (4) weeks of task order award |  |  |
|  | 1l | # Communication Support | As needed |  |  |
|  | 1m | # Scope and Requirements Validation | As determined by the mutually agreed upon schedule |  |  |
|  | 1n | # Weekly and Monthly project status report to COR/ITM PM | Weekly/Monthly |  |  |
|  | 1o | # Web-Based Risk & Issue Tracking | As determined by the mutually agreed upon schedule |  |  |
|  | 1p | # Lessons Learned | Weekly |  |  |
|  | 1q | # Project Close Out | As determined by the mutually agreed upon schedule |  |  |
|  |  | # Program Support Services-Personnel Onboarding | Contractor shall staff program management, project management, business analysts, trainers, eDiscovery/FOIA Support services personnel and submit approval paperwork within 14 days of award | 100% | 100% |
| 0004 | 2 | # Task 4: Professional Services – Platform Management, Configuration, and Migration |  | 100% Deliverable Services/Products are delivered "on time" in accordance with official schedules or milestones. Deliverable Service/Products are at an acceptable level (each product). An un-acceptable product is a product that is not completed; or it has flawed or missing information, analyses, assumptions or conclusions; or it has numerous grammatical problems (i.e. No more than 1 formatting or typographical error per 10 pages of documentation) (FFP TO) REMEDY FOR AQL PROBLEMS - Rework until corrected with no change in price. (LH TO) REMEDY FOR AQL PROBLEMS – COR/CO determine if task is worth rework, completion, or if contract warrants termination for default. If worth rework – vendor effort is at no charge. | 100% Review by PMO / COR COR will log all instances of problems found |
|  | 2a | Maintains configuration management of and documents changes in the ESDD | When requested |  |  |
|  | 2b | Provides system configuration support and subject matter expertise. | When requested |  |  |
|  |  | Successful resolution of help desk tickets | The vendor shall respond to all regular priority help desk tickets within 24 hours. High, Critical and Moderate user/cyber security tickets have specific response and delivery requirements as defined in 3.4 Task 4 Professional Services – Platform Management, Configuration, and Migration | 99% | 100% 100% Review by PMO / COR COR will log all instances of problems found |
|  |  | Successful resolution of outages and emergency assistance | The vendor shall respond to outages and emergency requests according to Treasury’s Standard Guidance highlighted in 3.4 Task 4 Professional Services – Platform Management, Configuration, and Migration. This service must be available 24 hrs. a day, 7 days a week, 365 days a year | 100% | 100% 100% Review by PMO / COR COR will log all instances of problems found |
|  |  | ATO Services-Personnel Onboarding | Contractor shall staff ATO services personnel and submit approval paperwork within 14 days of award | 100% | 100% |
|  |  | Successful resolution of Security findings and action items | The vendor shall respond to cyber security action items according to Treasury’s Cyber Security Guideline highlighted in 3.4 Task 4 Professional Services – Platform Management, Configuration, and Migration. This service must be available 24 hrs. a day, 7 days a week, 365 days a year | 100% | 100% 100% Review by PMO / COR COR will log all instances of problems found |

Quality Assurance Surveillance Plan

The Government has developed a Quality Assurance Surveillance Plan (QASP) to assist in monitoring contract performance. The QASP defines the Government’s desired outcomes, required services, performance standards, acceptable quality levels and monitoring methods for each task included in subsequent Task Orders.

Notice to the Government of Delays

In the event the Contractor encounters difficulty in meeting performance requirements, or anticipates difficulty in complying with the resulting BPA delivery schedule or completion date, or whenever the Contractor has knowledge of any actual or potential situation, or is delaying or threatening to delay timely performance of the resulting BPA, the Contractor shall immediately notify the CO and the COR, in writing, giving pertinent details; provided, however, this data shall be informational only in character and this provision shall not be construed as a waiver by the Government of any delivery schedule or date, or any rights or remedies provided by law or under the resulting BPA.

PERIOD OF PERFORMANCE

The Government anticipates a one (1) 12-month base year and six (6) 12-month option years. All options may be exercised by the Government unilaterally, in accordance with Federal Acquisition Regulation (FAR) 52.217- 9, and are contingent on the continuation of need, satisfactory Contractor performance, and the availability of funding.

The anticipated period of performance for this BPA is as follows, the actual dates will be established once the award has been made.

| Period | Period of Performance |
| --- | --- |
| Base Period | 12-Months from Award. |
| Option Period 1 | 12-Months |
| Option Period 2 | 12-Months |
| Option Period 3 | 12-Months |
| Option Period 4 | 12-Months |
| Option Period 5 | 12-Months |
| Option Period 6 | 12-Months |

FAR Clause 52-217-8 – Option to Extend Services (Nov 1999) applies if deemed necessary by the Government.

CLIN DETAIL

| CLIN | Description | Billing Type Base |
| --- | --- | --- |
| 0001-6001 | Integrated eDiscovery Solution | FFP |
| 0002-6002 | Integrated FOIA Solution | FFP |
| 0003-6003 | Professional Services - Program Support | FFP |
| 0004-6004 | Professional Services - Platform Management, Configuration, and Migration | FFP |

PLACE OF PERFORMANCE

The work to be performed under this BPA shall be performed at the Contractor’s office and at Treasury locations throughout the Washington, D.C. metro area. The primary place of performance is at Treasury’s Office at 1750 Pennsylvania Avenue NW, Washington, DC. Remote work may be possible with Technical POC approval. Remote work may be available on an ad-doc or situational basis only, with federal approval. All Contractors should be available for full time onsite support as directed by the Contracting Officer’s Representative (COR).

HOURS OF OPERATION

The Treasury requires availability of the platform and tools to be seven (7) days a week, 24-hours a day, with a level of service of at least 99.9% availability. Data in active review shall be available seven (7) days a week, 24-hours a day with a level of service of at least 99.9% availability. Data in cold storage should be returned to active review within five (5) business days of request.

Help Desk Availability: The Contractor shall provide help desk support, which shall be reachable via telephone, email, and web form, from 8:00 a.m. to 8:00 p.m. Eastern Time, Monday through Friday. The Contractor shall provide after-hours technical support, to include over recognized government holidays, on an as-needed basis.

Recognized Government Holidays: The platform and tools provided by the Contractor shall be available 365 days a year, including the following observed federal holidays.

New Year’s Day

Martin Luther King Jr.’s Birthday

President’s Day

Memorial Day

Juneteenth

Independence Day

Labor Day

Columbus Day

Veteran’s Day

Thanksgiving Day

Christmas Day

PERSONNEL STAFFING

Labor Categories (LCATs)

- The Government anticipates the use of the following LCATS:

Labor Category

Senior Program Manager

Project Manager

IT Training Specialist – Business Analyst/Trainer

IT Subject Matter Expert – eDiscovery/Case Management Lead

IT Specialist – FOIA and Litigation Support Specialist

IT Specialist (Optional) – FOIA and Litigation Support Specialist

Help Desk Technician II/III – eDiscovery/FOIA

Senior Information Security Analyst - ISSO

Senior Information Security Manager – ISSM

Information System Security Specialist – Security Scan Operator

Cloud Systems Engineer

Data Management and Configuration Specialist

Software Developer Senior – Migration

Key Personnel are those personnel considered essential to successful Contractor performance. The Contractor shall not remove any personnel designated as Key Personnel without written concurrence from the CO. If personnel designated as key are unable to perform their duties due to death, illness, resignation, or similar reasons, the Contractor shall notify both the CO and COR within one (1) business day.

The Contractor shall assign to the resulting contract the following key personnel:

| Position | Required Skillsets |
| --- | --- |
| Project Manager | - 5+ years of experience managing Treasury applications integration/implementation efforts - 5+ Experience working in a Federal Legal Environment - 5+ years of experience managing large-scale federal Cloud Migrations - Advanced Degree, PMP, and certified eDiscovery Project Management Specialist - Five years of progressively more responsible experience on FOIA/Litigation support projects, eDiscovery, and eDiscovery Reference Model (EDRM), Document Management, SharePoint |

LCATs listed by the Government have been determined relevant to the performance of this contract. These LCATs are to be used as a guide. The Contractor may add alternate proposed solutions for key and non-key personnel to the already listed LCATs or propose their own LCATs altogether.

The Government considers 1,920 hours (excludes holidays) to be a full year labor mix for one (1) individual.

- The Prime Contractor shall work closely with the Government Contracting Officer and COR and shall have the responsibility to ensure that the Contractor’s performance meets all Government contracting requirements within cost and schedule. The Prime Contractor shall have the requisite authority for full control over all company resources necessary for the resulting BPA and Task Order performances and shall be available to support emergent situations. The Prime Contractor shall ultimately be responsible for the following: personnel management; onboarding; management of Government material and assets; and personnel and facility security. In support of open communication, the Contractor shall initiate periodic meetings with the COR. The Prime Contractor shall respond to email requests from the COR within 24 hours of receipt.

Disclosure and Avoidance of Inherently Governmental Functions

The Contractor shall not perform or give the appearance of performing inherently governmental functions as described in FAR parts 2 and 7. All Contractor personnel shall identify themselves as Contractor support personnel in all forms of communication. The Contractor shall:

- Answer all telephone calls and have a personalized voice message, if applicable, with an introductory statement including the fact the person is Contractor support personnel.

- Include a title block in all emails that states the person is Contractor support personnel.

- Ensure those persons with whom the Contractor interacts with in any face-to-face, or video teleconferences, understands the person is Contractor support personnel.

Transition-out

Upon conclusion of the period of performance, the incumbent shall support a structured transition-out process to ensure uninterrupted services, including but not limited to data handoff, documentation transfer, and procedural briefings to the successor awardee.

This optional task may be exercised one time, at the appropriate time, during the Base Period or Option Periods. If exercised, the transition of contracted activities and services from the incumbent to the incoming Contractor as described in the Government-approved transition-out plan, shall begin 90 calendar days (this is also referred to the Transition-out period) prior to the end of the Base Period or Option Period.

The Incumbent shall develop, document, and provide a transition-out plan no later than 90 calendar days prior to the beginning of the transition-out period or earlier if directed by the Contracting Officer’s Representative.

The Incumbent’s transition-out plan shall facilitate the accomplishment of a seamless transition to the incoming Contractor. The Incumbent shall identify transition activities, schedules, and milestones for the turnover of work (e.g., operations, maintenance, engineering, training, asset management, and logistics functions) and identify how the incumbent will coordinate with the incoming Contractor to transfer knowledge.

The Incumbent shall meet with Government personnel weekly, on an agreed-upon date, to discuss the progress of the transition. The Incumbent shall show an updated transition-out plan and discuss any risks or issues at this time. The Incumbent will produce notes from each meeting and deliver them to the Government within two business days after each meeting.

During the transition out period, disposition of any Government-Furnished Information (GFI) shall be in accordance with FAR 52.245.1. In addition, disposition of GFP shall be in accordance with FAR 52.245-1.

If there are unforeseen delays affecting the security onboarding process for the incoming Contractor, the Incumbent shall transition processes to the Government personnel in the interim.

SECURITY

The BPA will comply with all applicable Treasury security policies, directives, standards, and guidance. Treasury Departments will partner with and rely on the Treasury Cybersecurity Office to provide guidance and ensure compliance with all Treasury security requirements and considerations, including Contractor access to Treasury systems, data, and secure facilities.

PERSONNEL SECURITY

- 10.1.1	Security Categorization

This Contract is categorized as unclassified at the High (Tier 4/BI) Risk Level. This Contract does have the requirement to issue Task Orders (/work/other identified method of requesting work). This Contract does not have Tasks that require different levels of investigations.

Contractors are required to comply with the Treasury Directive P 15-71, Treasury Security Manual in the handling, protection, and safeguarding of government information in their possession. The TD P 15-71 will be followed as it specifies Treasury-specific personnel, physical, industrial and information security policy, processes and requirements that apply to this contract.

Personnel security investigations conducted for access to unclassified or sensitive, but unclassified (SBU) information will be initiated by Personnel Security, Office of Security Programs (OSP). The contract employees must have and maintain favorable background investigations at the High-Risk level throughout the life of the contract. Contractor personnel who perform work on IT systems or applications will be required to obtain and maintain the appropriate investigation, adjudication or suitability determination commensurate with the information contained within the application or system.

- 10.1.2	General Security

Department of Treasury, otherwise known as the Department, retains the right to request removal of Contractor personnel, regardless of prior clearance or adjudication status, whose actions, while assigned to this contract, clearly conflict with the interest of the Government.  Lack of the ability to obtain or maintain the required investigation level is included in the reasons the Department may remove a Contractor employee. The reason for removal shall be documented in writing by the Contracting Officer. Additionally, the Contractor must notify the OSP of all terminations/resignations within 24 hours of occurrence. When and if such removal occurs, the Contractor is responsible for assigning qualified replacement personnel in a timely manner or ensuring that performance of the contract is not adversely affected. The Contractor shall return all Departmentally issued identification cards, building passes, keys, and any other government issued material of those terminated employees to the COR. If government issued material is not available to be returned, a report must be submitted to the COR referencing the number, name of individual to whom it was issued, the last known location, and disposition of the items. Failure to return government materials may result in remedial actions against the Contractor. Contractor personnel shall visibly wear Departmentally issued identification badges when working in Government facilities. If any current or prospective employee is found to be ineligible for access to Government facilities or information by the Department, the COR will notify the Contractor that the employee shall not continue to work or to be assigned to work under the contract. The Department may require drug screening for probable cause at any time. The Contractor must also ensure that, prior to the end of the contract, all Departmental information, systems and equipment is returned to the appropriate Department personnel. All Contractors must be vetted and approved by OSP prior to beginning work on any portion of this contract.

Any employee assigned to support the Department shall comply with Personal Identity Verification One and Two (PIV-1, PIV-2) requirements as described in Homeland Security Presidential Directive 12 (HSPD-12), “Policy for a Common Identification Standard for Federal Employees and Contractors,” and “Federal Information Processing Standard 201, Personal Identity Verification Standards for Federal Employees and Contractors,” dated August 2013. T4/High Risk contract employees must be a U.S. Citizen. Contractor personnel will have access to Department facilities, information and equipment limited to that which is needed to perform contract scope.

The Contractor shall provide the CO the name of all entities to be used as subcontractors for each type of work to be performed prior to performing any work under this contract in accordance with the FAR Subpart 44.2. The Government reserves the right to accept or reject any subcontractors proposed. Contractors should not serve as the escort for their subcontractors or for any other Contractor; escorts used should be Departmental Federal employees.

The Contractor is responsible for obtaining the approval of the CO prior to release of any information received or generated under the contract per 48 CFR 252.204-7000. The CO should complete this item as required by internal agency directives to direct the prime Contractor to the appropriate office that has public release authority. Prime Contractors should serve as focal point for their subcontractors’ public release requests and refer them to the CO. SBU (also known as Controlled Unclassified Information (CUI)) must be protected in accordance with EO 13556, 32 CFR 2002 (full implementation expected to be reached in November 2018), and Treasury Security Manual (TD P 15-71). For Official Use Only must be protected in accordance with the providing Agency’s directives. Data contained within all Department computer systems are governed by Agency Security Regulations as well as the Federal Privacy Act of 1974. Contractor personnel assigned to this project will be held accountable for adherence to these regulations. If the security classification or security requirements are changed by the Government subsequent to the date of this Contract, and if the changes cause an increase or decrease in security costs or otherwise affects any other term or condition of this Contract, any resulting financial burden will be the sole responsibility of the Contractor.

Contractors and their subcontractors must perform all initial, annual, contemporaneous, specialized and termination training required per Department guidance and TD P 15-71 as appropriate for their position. This is in addition to any training their company requires them to have.

Per the TD P 15-71, the Contractor shall report to the COR within 24 hours any adverse information coming to its attention concerning employees working under this contract, to include loss or suspension of favorable adjudication, or security issues involving the scope being completed for the contract. Reports based on rumor or innuendo should not be made. The subsequent termination of an employee does not obviate the requirement of the Contractor to submit this report. The report shall include each employee’s name, social security number, and the adverse information. The Contractor shall also report within 24 hours any event the Contractor becomes aware of that would be deemed a potential security incident, violation or any compromise involving Treasury systems, material, or data or systems with Treasury material or data on them. The Contractor shall comply with all Federal laws and regulations regarding computer security, information security and privacy.

While the Contractor’s personnel are at the government facility, the Contractor is responsible for compliance with all laws, rules, and regulations governing conduct with respect to security – not only as they relate to its employees and agents, but also to other personnel who are government employees or agents of the government and to property at the site regardless of ownership. While on government premises and in possession of government property, the Contractor is responsible for such property and any damages or compromise thereto by Contractor’s employees. The Contractor and its employees shall exercise the utmost discretion in regard to all matters relating to their duties and functions, and in the safeguarding of pre-decisional or sensitive information (privacy, etc.) from inadvertent release. At the completion of the contract vehicle, the Contractor shall send a written notice from the authorized principle of the company attesting that all file records pertaining to this contract in possession of the Contractor was destroyed.

The Contractor will avoid any improprieties located in FAR Part 3 and 52.203-16 regarding gratuities, kickbacks, conflicts of interest and other ethics issues.

Work on this contract may require personnel to have access to private information covered by the Privacy Act, Title 5 of the U.S. Code, Section 552a (in addition to other types of non-public information).  All Contractor personnel shall adhere to the requirements of the Privacy Act as well as any applicable Department or Federal rule/regulation regarding private information or other types of non-public information.

As a condition for access for Government‐Owned Systems and data, all Contractor personnel must pass background investigations in accordance with OMB Circular A‐130 which requires screening of all individuals involved with sensitive applications or data in Federal automated information systems.

Contractor will abide by requirements set forth in the applicable guidance for the protection of unclassified information.  If Contractor fails to follow requirements above, this may result in revocation of favorable public trust adjudication for offending employees and potential negative actions against the contract vehicle itself.

Per FAR 52.222-54, the Contractor is required to comply with enrollment and verification requirements for all Contractors except those previously verified by acceptable means.

The Contractor agrees and understands that the latest version (if superseded) of the U.S.C., CFRs, Executive Orders, Treasury policies and all other government issued documents that are referenced above will be followed.

CONTRACT ADMINISTRATION

The Contractor shall receive direction and guidance from the CO, COR, and Treasury PMO staff, specific to their positions, as described below.

Contractors who rely on direction from personnel other than the CO, COR, or Treasury PMO staff, do so at their own risk and expense. Such actions do not bind the Government contractually. All contractual questions shall be directed to the CO.

The Contractor shall notify the CO and COR in writing within three (3) business days if they receive instruction (i.e., changes in scope, location, or concerns about Contractor performance) from anyone other than the CO or COR.

Contract Type

This BPA will be awarded on a Firm-Fixed-Price (FFP) basis using North American Industry Classification System (NAICS) code 518210 – Computing Infrastructure Providers, Data Processing, Web Hosting, and Related Services, which has a current size standard of $80-100M over the period of seven (7) years.

Contracting Officer

The CO is the appointed authority to bind the Government to the extent of the authority delegated. Direction modifying the scope, schedule, terms and conditions, funding, or any other action modifying the TO as originally entered with the Government must be given only by the CO and will be made in writing. Contact information for the CO is provided below.

Contracting Officer: TBD

Email:

Contracting Officer’s Representative

The CO has appointed a COR to help provide administration and management support of the work to be performed under this BPA. Contact information for the COR will be provided after award.

The COR is not authorized to change any of the terms and conditions of the BPA. The Contractor is advised only the CO can change or modify the BPA terms or take any other action which obligates the Government. Then, such action must be set forth in a formal modification to the BPA. The authority of the COR is strictly limited to him/her, without re-delegation, for the specific duties set forth in their letter of appointment.

Treasury Program Management Office Staff

A list of Treasury PMO staff will be provided to the Contractor during the Post-Award Conference. Treasury PMO staff are in place to support the COR in the administration of the BPA.

Treasury PMO staff are not authorized to change any of the terms and conditions of the TO. The Contractor is advised only the CO can change or modify the BPA terms or take any other action which obligates the Government. Then, such action must be set forth in a formal modification to the BPA.

Contractor Liaison

The Contractor shall assign a technical single point of contact, also known as the Program Manager (PM) who shall work closely with the Government Contracting Officer and COR.  The Contractor PM, located in the Contractor’s facility, shall ultimately be responsible for ensuring that the Contractor’s performance meets all Government contracting requirements within cost and schedule. The PM shall have the requisite authority for full control over all company resources necessary for the resulting BPA and Task Order performance and be available to support emergent situations. The PM shall ultimately be responsible for the following: personnel management; management of Government material and assets; and personnel and facility security. In support of open communication, the Contractor shall initiate periodic meetings with the COR. The PM shall respond to email requests from the COR within 24 hours of receipt.

Identification of Contractor Employees

All Contractor personnel attending meetings, answering Government telephones, and working in other situations where their Contractor status is not obvious to third parties are required to identify themselves as such to avoid creating an impression in the minds of members of the public that they are Government officials. They must also ensure that all documents or reports produced by Contractors are suitably marked as Contractor products or that Contractor participation is appropriately disclosed.

Performance at Government Sites

If any of this contract effort is performed at specified government facilities, the Contractor shall abide by Department of the Treasury Directive (TD) 71-10 regarding provisions for authorized entrance and exit at these facilities.

Travel

Travel is not anticipated in support of this BPA. If required, travel and per diem will be reimbursed at actual cost in accordance with the limitations set forth in FAR 31.205-46 and General Services Administration (GSA) Federal Travel Regulations (FTR). Local travel may be required for on-site meetings, etc. and is not a reimbursable travel cost. Local travel is a 50-mile radius of the place of business and for which work is to be completed within one day and does not require any air, rail, other transportation, or lodging expenses. Expenses incurred for normal transportation to arrive at work, that would otherwise be expended by the Contractor, will not be reimbursed by the Government.

The Contractor shall provide a travel voucher statement for all non-local travel and attach the signed voucher and receipts to the monthly invoice. For any travel costs to be paid, the COR must have pre-approved the travel in writing 14-days in advance of the travel, unless otherwise authorized by the COR.

Government-furnished property

In general, it is expected the Contractor will provide all equipment and personnel necessary to perform work under the resulting BPA. However, there may be instances when onsite performance is required or special projects arise that necessitate the need for GFP. Examples of GFP include but is not limited to Government laptops, Personal Identification Verification (PIV), Government Seat location, etc. GFP will be determined at the order level.

Government-furnished-information

All Government information and existing documentation related to this requirement necessary for Contractor performance, shall be made available upon request. The COR shall be the point of contact to request required information be supplied by the Government. The Contractor shall be required to prepare documentation in accordance with defined guidelines provided by the Government. Examples of GFI include but are not limited to configuration workbooks, templates, workflows, process documentation, policy and regulations. GFI will be determined at the order level.

Task Order and BPA Administration and Documentation

Various types of administration documents are required throughout the life of a given task order. At a minimum, the Contractor shall provide the following documentation:

    - Task Order Status Report (TOSR)

- The Contractor shall develop a TOSR and submit it monthly, weekly, and/or as cited in the requirements of each task order.  The prime Contractor shall be responsible for collecting, integrating, and reporting all subcontractor reports.  The TOSR includes the following variations of reports:

- (a)  Monthly TOSR – the Contractor shall develop and submit a TOSR monthly at least 30 days after task order award on the 10th of each month for those months the task order is active. The Contractor shall report on various task order functions: performance, schedule, financial, business relations, and staffing plan/key personnel.

- (b)  Weekly TOSR – the Contractor shall develop and submit a weekly status report which is e-mailed to the COR and the ITM PMO no later than Close of Business (COB) every Friday.  The first report is required on the first Friday following the first full week after the task order award date. The Contractor shall ensure the initial report includes a projected Plan of Action and Milestones (POA&M). At a minimum, the Contractor shall include in the weekly report the following items and data:

- Percentage of work completed

- Percentage of funds expended (for LH Task Orders)

- Updates to the POA&M and narratives to explain any variances

- If applicable, notification when obligated costs have exceeded 75% of the amount authorized

- (c)  Data Calls – the Contractor shall develop and submit a data call report which is e-mailed to the COR within six (6) working hours of the request.  The Contractor shall ensure all information provided is the most current.  Cost and funding data will reflect real-time balances. Report will account for all planned, obligated, and expended charges and hours. At a minimum, the Contractor shall include in the data call the following items and data:

- Percentage of work completed

- Percentage of funds expended

- Updates to the POA&M and narratives to explain any variances

- List of personnel and their onboarding status

- Most current GFP and/or Contractor Acquired Property (CAP) listing

    - Task Order Closeout Report

- The Contractor shall develop a Task Order closeout report and submit it no later than 15 days before the task order completion date.  The Prime shall be responsible for collecting, integrating, and reporting all subcontracting information.

    - Invoicing Notification and Support Documentation

- Invoices and/or payment requests shall be submitted in accordance with Department of the Treasury Acquisition Procedures (DTAP) clause 1052.232-7003.

- The Contractor shall submit payment requests and receiving reports using IPP Invoicing, Receipt, and Acceptance application which is a secure Government web-based system for electronic invoicing, receipt, and acceptance.  The Contractor shall include cost back–up documentation (e.g., delivery receipts, time sheets, & material/travel costs, etc.) to the invoice in IPP. When requested by the COR, the Contractor shall directly provide a soft copy of the invoice and any supporting invoice documentation directly to the COR within 24 hours of request to assist in validating the invoiced amount against the products/services provided during the billing cycle.

    - BPA Report

- The Contractor shall maintain a living BPA report that will be provided to the Contracting Officer and the COR on a monthly basis. This report is due by the 10th of each month. This report at a minimum shall define the following information.

      - Task Order number(s)

      - Type (FPP, LH, Hybrid)

      - Prime labor $

      - Prime labor %

      - Prime ODC $

      - Sub-Contractor Labor $

      - Sub-Contractor labor %

      - TO total ceiling

      - POP Start

      - POP End

      - Total amount invoiced

      - Task Order close out date

      - Prime total labor to date $ & %

      - Sub-Contractor total labor to date $ & %

    - Contractor Performance Management

- Contractor performance standards and requirements are outlined in each Task Order QASP. The ability of a Contractor to perform to the outlined standards and requirement will be captured in the Contractor Performance Assessment Reporting System (CPARS).  In support of tracking Contractor performance, the Contractor shall provide the following documents: Cost and Schedule Milestone Plan submitted ten (10) days after task order award.

    - Identification/ Badges

- The applicable Contractor employees shall not begin working under this BPA and resulting Task Orders until all security forms have been properly completed and submitted, and clearance to proceed given by the Office of Security Programs (OSP). All Contractor employees shall be required to wear identification badges when working in Government facilities.

    - Personnel Removal and Replacement

- The applicable Contractor employees are subject to investigation by the Government.  Applicable Contractor employees who undergo Contractor clearances that reveal, but are not limited to, the following, may be unacceptable under this contract: conviction of a felony, a crime of violence or a serious misdemeanor, a record of arrests for continuing offenses, or failure to file or pay federal income tax.  The Government reserves the right to determine if a Contractor employee assigned to a task shall continue with the task.  The Contractor shall agree to remove the person assigned within one day of official notification by the Government and provide a replacement within five (5) days.  New hires or substitutions of personnel are subject to the Contractor clearance requirement.

Security Background Investigations

    - All personnel are required to sign a Treasury Non-Disclosure Agreement as part of the on-boarding process.

    - All personnel must be US citizens.

    - All personnel are required to pass a Treasury Background Investigation (BI) or provide proof of another clearance or NACI from another federal agency.

    - All documentation associated with this engagement shall be returned to the government. In addition, all Government furnished equipment including badges and FOBs shall be returned upon personnel or contract termination.

    - Personnel will be approved for restricted system access unless proof of completed clearance or federal background investigation information is provided during on-boarding process.

Non-Disclosure Agreements

- Contractor personnel will have access to privileged and confidential materials of the United States Government. These printed and electronic documents are for internal use only, are not to be copied or released without permission, and remain the sole property of the United States Government. Some of these materials are protected by the Privacy Act of 1974 (revised by PL 93-5791) and Title 38. Unauthorized disclosure of Privacy Act or Title 38 covered materials is a criminal offense. In order to protect this information from unauthorized release or use, the Contractor shall provide an executed non-disclosure agreement to the COR with a copy to the CO prior to commencement of work.

Internet Protocol Version 6 Compliance

- The Contractor shall ensure all IT products and services are IPv6 compliant as specified by the National Institute for Standards and Technology (NIST) developed “A Profile for IPv6 in the U.S. Government – Version 1.0 (USGv6).” The NIST Special Publication (NIST SP) 500-267Br1 is available at https://www.nist.gov/programs-projects/usgv6-program.

- Any new IP product or system utilized, developed, acquired, produced, or developed must:

- Interoperate with both IPv6 and IPv4 systems and products.

- Have available Contractor/vendor IPv6 technical support for development and implementation and product management.

- If the Contractor plans to offer a deliverable that involves IT that is not initially compliant, the Contractor shall:

  - Obtain the CO’s approval before starting work on the deliverable,

  - Provide a migration path and commitment to upgrade as the IPv6 standard evolves, and

  - Ensure product developer IPv6 technical support is available.

- Should the Contractor discover, or is made aware of during the performance of this TO that a product or service developed, procured, or acquired in support and/or performance of this TO that does not conform to the IPv6 standard, it must immediately notify the COR and CO of such nonconformance and act in accordance with instructions of the CO. The Contractor agrees to bring into compliance (e.g., upgrade, modification, replace) the nonconforming product at no cost to the Government.

Section 508 Compliance

- Unless the Government invokes an exemption, all Electronic and IT products and services provided must comply with Section 508 of the Rehabilitation Act of 1973, per the 1998 Amendments, 29 U.S.C 794d, and the Architectural and Transportation Barriers Compliance Boards’ Electronic and Information Technology Accessibility Standards at 36 Code of Federal Regulations (CFR) 1994. The Contractor shall identify all Electronic and IT products provided, identify the technical standards applicable to all products proposed, and state the degree of compliance with the applicable standards. Additionally, the Contractor must keep an up-to-date list where the information pertaining to Section 508 compliance can be found (e.g., Contractor’s or other exact web page location). The Contractor shall ensure that the list is easily accessible by users beginning at the time of award.