Determination of work hours will be based on the activities on individual floors/wings in each building.

They are as follows:

- Building 1:

  - Ground Floor

    - SPS:

      - Saturday-Sunday – 12:00am to Midnight.

    - Lab:

      - Monday-Friday – 12:00am to 6:30am and 4:30pm to Midnight.

      - Saturday-Sunday – 12:00am to Midnight.

    - Radiology:

      - Monday-Friday – 12:00am to 6:30am and 5:00pm to Midnight.

    - MRI:

      - 12:00am to 6:30am.

  - 1st Floor:

    - A and B Wings:

      - Monday-Friday 12:00am to 6:30am and 5:00pm to Midnight.

      - Saturday-Sunday: 12:00am to Midnight.

    - C Wing:

      - Monday-Friday – 12:00am to 4:30am and 7:30pm to Midnight.

      - Saturday-Sunday: 12:00am to Midnight.

  - 2nd Floor:

    - A and C Wings:

      - 5:00pm to 6:30am.

    - B wing :

      - 8:00am to 4:30pm, one room at a time.

  - 3rd Floor:

    - A and B Wings:

      - 8:00am to 4:30pm, one room at a time.

    - C wing – 5:00pm to 6:30am.

  - 4th Floor:

    - A and B Wings – 8:00am to 4:30pm, one

      - room at a time.

    - 2. C wing – 5:00pm to 6:30am.

  - 5th Floor:

    - A Wing – 5:00pm to 6:30am.

      - 2. B Wing -- 1st shift, one room at a time.

  - 6th Floor:

    - Monday-Friday 12:00am to 5:00am and 9:00pm to Midnight.

    - Saturday-Sunday 12:00am to Midnight.

  - New TR Tower – 1st shift.

- Buildings 2:

  - Monday-Friday 5:30am to 6:00pm.

- Buildings 4 and 5:

  - 5:00 pm to 6:30am.

- Buildings 6:

  - Monday-Friday – 6:30am to 4:00pm.

- Building 7:

  - Monday-Friday – 9:00am to Midnight.

- Building 8, 9, and 10:

  - Monday-Sunday 12:00am to Midnight.

- Building 17, 18, 19, 22, 23, and 24:

  - 5:00pm to 6:30am

- Building 17:

  - 5:00pm to 6:30am

  - 1st Floor - Pharmacy:

    - 5:00pm to 6:30am

  - Tower

    - 5:00pm to 6:30am

- Building 18, 19, 22, 23, and 24:

  - 5:00pm to 6:30am

- Buildings 34 and 36:

  - Monday-Friday 8:00am to 4:00pm

- Buildings 35 and 37:

  - Monday-Friday 7:00am – 5:00pm

- Building 101:

  - Monday-Friday – 8:00m to Midnight

  - Saturday-Sunday 12:00am to Midnight

- Building 102:

  - 5:00pm to 6:30am.

- Building 104:

  - First Floor: Saturday-Sunday – 12:00am to Midnight

  - Emergency Department Area:

    - Cat Scan/X-ray:

      - Monday-Friday 12:00am to 6:30am and 11:00pm to Midnight.

    - Patient Rooms:

      - Monday 8:00pm to Midnight and 12:00am to 8:00am, one room at a time.

      - Saturday-Sunday – 12:00am to Midnight.

    - Police Area:

      - 7:00 to 4:30pm

  - 3nd Floor (above Interstitial Space):

    - ICU:

      - Monday-Friday – 7:00am to 4:30pm, one room at a time.

    - Med/Surg:

      - Monday-Friday – 7:00am to 4:30pm, one room at a time.

- Building 106:

  - Monday-Friday 5:00pm to Midnight. Midnight to 06:30am

- Building 144:

  - Monday-Sunday – 12:00am to Midnight.

- Building 136:

  - 0800am to 3:00pm (7:30am to 4:30pm w/ escorts provided by Engineering prior to 8:00am and after 3:00pm)

- Site:

  - Mon-Friday 7:00am to 4:30pm.

General Note: Performing on-site work outside determined working hours will require approval from the Contracting Officer and the COR. Requests shall be submitted via email at least 72 hours prior to the requested date and at no additional cost to the Government. Approvals are subject to the availability of on-site staff.