Please note the below is a DRAFT currently. Information is subject to change.

Statement of Work (SOW) for Navy Modernization Programs of

Hull, Mechanical, and Electrical (HM&E) Systems

- INTRODUCTION

    - The Naval Surface Warfare Center Philadelphia Division (NSWCPD) is a Department of

Defense entity responsible for research and development, test and evaluation, engineering and fleet support organization for the Navy’s ships, submarines, military watercraft and unmanned vehicles. This Statement of Work (SOW) requirement is for NSWCPD. The SOW provides NSWCPD the ability to support various Navy Modernization Programs utilizing the Alteration Installation Team (AIT) process. This effort shall provide blue collar installation and technical services for upgrading Hull, Mechanical and Electrical (HM&E) systems and deploying technologies which improve availability, increase reliability, ship mission readiness, and decrease maintenance and workload requirements for machinery systems and components. The target platforms of installation are primarily on U.S. Navy Surface Ships, Carriers, Submarines and Service Craft. In addition to the active and reserve U.S. Navy ships, this contract also supports HM&E upgrades on Foreign Military Sales (FMS) platforms, Military Sealift Command (MSC), land-based test sites, and other DOD platforms. This SOW outlines general Contractor requirements and will be supplemented by specific work statements in individual task orders. Task orders will vary in the level and complexity of requirements, from full scope of the technical services of this SOW to narrow portions of the SOW. Work performed under this SOW will require the Contractor to have a NAVSEA 09MP approved Quality Plan/Quality Management System (QMS). SUBSAFE work will not be authorized under this contract. Prior to any industrial work accomplished on submarines, Contractor personnel must have completed SUBSAFE/SOC Awareness training. This training is required as work may be accomplished in spaces adjacent to the SUBSAFE boundaries.

1.0.2 This contract is for non-personal services.  It does not create employment rights with the U.S. Government whether actual, inherent, or implied

1.0.3 Government/Contractor Relationship

1.0.3.1 The services to be delivered under this Contract are non-personal services and the parties recognize and agree that no employer-employee relationship exists or will exist under the Contract between the Government and the Contractor's personnel.  Therefore, it is in the best interest of the Government to provide both parties a full understanding of their respective obligations.

1.0.3.2 The Contractor employees shall identify themselves as Contractor personnel by introducing themselves or being introduced as Contractor personnel and displaying distinguishable badges or other visible identification for meetings with Government personnel. In addition, Contractor personnel shall appropriately identify themselves as Contractor employees in telephone conversations and in formal and informal written correspondence.

1.0.3.3   Contractor personnel under this Contract shall not engage in any of the inherently governmental functions listed at FAR Subpart 7.5 or DFARS Subpart 207.5.

1.0.4 Employee Relationship:

1.0.4.1 The services to be performed under this Contract do not require the Contractor or its personnel to exercise personal judgment and discretion on behalf of the Government.  Rather the Contractor's personnel will act and exercise personal judgment and discretion on behalf of the Contractor.

1.0.4.2 Rules, regulations, directives, and requirements that are issued by the U. S. Navy and NSWCPD under its responsibility for good order, administration, and security are applicable to all personnel who enter a Government installation or who travel on Government transportation.  This is not to be construed or interpreted to establish any degree of Government control that is inconsistent with a non-personal services contract.

1.0.4.3 Inapplicability of Employee Benefits: This Contract does not create an employer-employee relationship.  Accordingly, entitlements and benefits applicable to such relationships do not apply.

1.0.4.4 It is the Contractor's, as well as the Government's, responsibility to monitor Contract activities and notify the Contracting Officer if the Contractor believes that the intent of this Section has been or may be violated.

1.0.4.4.1 The Contractor shall notify the Contracting Officer in writing via letter or email within three (3) calendar days from the date of any incident that the Contractor considers to constitute a violation of this Section.  The notice should include the date, nature, and circumstances of the conduct; the name, function, and activity of each Government employee or Contractor official or employee involved or knowledgeable about such conduct; identify any documents or substance of any oral communication involved in the conduct; and the Contractor's estimated date when, absent a response, cost, schedule or performance will be impacted.

1.0.4.4.2 The Contracting Officer will, within five (5) calendar days after receipt of notice, respond to the notice in writing.  In responding, the Contracting Officer will either:

(i)	Confirm the conduct is in violation and when necessary direct the mode of further performance,

(ii)	Countermand any communication regarded as a violation,

(iii)	Deny that the conduct constitutes a violation and when necessary direct the mode of further performance, or

(iv)	In the event the notice is inadequate to make a decision, advice the Contractor what additional information is required, and establish the date by which it should be furnished by the Contractor.

  - BACKGROUND

The mission of NSWCPD is to transition HM&E machinery technology to the U.S. Navy active/reserve Fleet, and support various sponsors for Navy Modernization Programs. This requires development and execution of various Ship Changes (SCs) and SHIPALTs to upgrade and maintain system/equipment readiness of various Navy HM&E and electronic systems in a cost-effective and timely manner. This contract primarily supports large Modernization Programs and/or critical-path SCs/Alterations that are accomplished in Navy, Chief Naval Operation (CNO) availabilities. This contract covers industrial support for installations primarily on U.S. Navy Surface Ships, Carriers, Submarines and Service Craft. In addition, this contract also supports HM&E upgrades on Foreign Military Sales (FMS) platforms, Military Sealift Command (MSC), land-based test sites, and other DOD platforms.

As part of this mission, various NSWCPD Divisions support sponsors for program management, or are In-Service Engineering Agents (ISEAs) for their system/equipment for the transition of new technologies through the various acquisition phases. The Alteration/SC installation process consists of several acquisition phases, including advance planning, Research and Development (R&D), ship check, surveys, assessments, fabrication, prototype/proof-in install, final design shipboard installation, testing, lessons learned gathering and completion/close-out. Alteration / SCDs for ship specific systems and modifications must be authorized and mature in design before the work is to commence. This contract covers large Modernization Programs where NSWCPD is the ISEA for various HM&E systems and equipment. These Programs consist of critical-path SCDs/Alterations that are typically complex in nature and are crucial to the execution of meeting key production, light-off and testing milestones during ship CNO availabilities. In addition, these installs are intricate in system arrangement, interface and distributive system impact. Some of the programs supported include, but are not limited to:

- DDG51 Class Control systems: MCS, DCS, IBNS, GEDMS, Radar TLI, etc.

- CG47 Class Integrated Ship Control (ISC) including interface to all sensor systems

- LSD41/49 Class Mid-Life – MCS, SCS, LAN and PLMU

- Scalable Integrated Bridge System (SIBS) / Navy Electronic Charting Display Information System (Navy ECDIS)

- R-114 Conversion – A/C and Refrigerant Plants

- Hazardous Minimization Center (HAZMINCEN)

- Submarine Program alterations (Title K SHIPALTs and A&Is)

- Submarine Fleet alterations (Title D SHIPALTs)

- Integrated Condition Assessment System (ICAS)

- Carrier Navigation and Control Systems

- Ship Steam, Auxiliary, Seawater, Compressed Air, Machinery Automation and Fluid Systems

- Steam/Diesel and 400 Hz/DC Electric Power systems

- Machinery and Damage Control Systems

- Self-Contained Breathing Apparatus (SCBA) and Firefighting systems

- Submarine Sail system

- Ship networks and LAN

- Ship Control Systems (SCS) GOV

- HM&E Conditioning System (HMECS)

- Modular Refrigeration Systems (MRS)

- Digital Video Surveillance System (DVSS)

- Repair Station Console (RSC)

- LHD Modernization and Mid-Life – MCS, SCS, LAN, PACS

- LPD Modernization and Mid-Life – MCS, SCS, LAN, AUX

- LSD Modernization and Mid-Life – MCS, SCS, LAN, AUX

- LCS Modernization – MCS, SCS, LAN, AUX

- Physical Throttle

This contract does provide for task orders for ship/system maintenance and ship/system repair services that are fully bounded and conform to NSWCPD command repair process and policy. This contract does not provide services for "open and inspect" accomplishment. It is anticipated that repair tasks conjunctive or concurrent with the SC/Alteration may be required to complete the modernization effort, and will comprise a small percentage in each of the awarded task orders.

Examples of allowable repair work include:

(a) Equipment/system repair that interfaces with an approved SC/alterations and would need to be fully operational in order to successfully light off and test the SC/Alterations;

(b) Components and systems where NSWCPD is the In-Service Engineering Agent (ISEA) that requires specialized services support to repair damaged or faulty equipment;

(c) General Shipyard repair packages where the Shipyard does not have a ship repair contracting vehicle to complete availability.

1.2 SCOPE OF WORK

The Contractor shall provide all required labor, materials, and resources to integrate and modify shipboard and shore-based systems. Alteration/SC industrial services include design, development, build, and testing support; prototype engineering; technology insertion; development and revision of performance specifications and technical documentation;

performance and data analysis; system safety and fault analysis; system integration; installation

support; Integrated Logistics Support (ILS) document preparation and system training development; program management and presentation support; and on-site technical support, alteration services, system certification support and staging. prefabrication/fabrication, system/equipment pre-install checkout (PICO),  material support, Quality Assurance inspection , System Operability Verification Test (SOVT) and completion documentation. Services are required to support various levels of ship systems integration. This integration covers component level digital upgrades through system level upgrades. Systems shall include HM&E and Electronic. In addition, the Contractor may be required to provide all necessary resources including material to affect multiple ship systems installations and their interfaces for all types of ships (including, but not limited to aircraft carriers, surface ships, watercrafts, cutters, submarines and land-based sites) in locations worldwide. Material requirements and specifications, along with Government Furnished Information/Equipment, will be provided per individual task order.

2.0 APPLICABLE DOCUMENTS

2.1 Contractor References (In performing this contract, the Contractor is referred to, but not limited to, the following documents):

 MIL-STDS, MIL-SPECS, and Instructions at

Defense Standardization Program Specifications and Standards (dla.mil) or https://www.dsp.dla.mil/Specs-Standards/

 Navy Modernization Program (NMP) Manual SL720-AA-MAN-030 at

https://www.nde.navy.mil/

 NAVSEA Technical Specification 9090-310 (revision) at https://www.nde.navy.mil/

 NAVSEA Standard Items at

Naval Sea Systems Command > Home > RMC > CNRMC > Our Programs > SSRAC (navy.mil) or https://www.navsea.navy.mil/Home/RMC/CNRMC/Our-Programs/SSRAC/

 NAVSEA C9210.4 (revision) - All non-nuclear work on nuclear powered ships must be in strict compliance with the Naval Sea Systems Command Instruction (classified instructions under separate cover)

 Applicable Ship Change Documents (SCDs)/Ship Alteration Records (SARs) provided by

NSWCPD SME

 Applicable Ship's Installation Drawings (SIDs) and Sketches provided by the NSWCPD SME

 NAVSEA S9AAO-AB-GSO-010/GOS, General Specification for Overhaul of Surface Navy

Ships

 NAVSEA S9AAO-AA-SPN-010/GEN SPEC, General Specifications for Ships

 CINCLANTFLT/CINCPACFLTINST 4790.3, Joint Fleet Maintenance Manual (JFFM)

 MIL-STD-1310, (Navy) Bonding and Grounding

 NAVSEA S9300-AW-EDG-010, Electrical Plant Installation Standard Methods (EPISM)

 NAVSEA Technical Publication S9074-AQ-GIB-010/248, Requirements for Welding and

Brazing Procedure and Performance Qualification

 NAVSEA Technical Publication S9074-AR-GIB-010/278, Requirements for Fabrication

Welding and Inspection, and Casting Inspection and Repair for Machinery, Piping, and Pressure

Vessels

 MIL-STD-1689A, Fabrication, Welding and Inspection of Ship Structures

 NAVSEA Technical Publication 59074-AR-GIB-010/1688, Requirements for Fabrication

Welding and inspection of Submarine Structure.

 ISO-9001 Quality Systems - Model for Quality Assurance in Design, Development, Production, Installation and Servicing http://www.iso.org

 ISO-9002 Quality Systems - Model for Quality Assurance in Production, Installation and

Servicing http://www.iso.org

 Minimum Standard Quality Contract Requirements for Material Procurement, Modification, Repair, or Overhaul of Material – Appendix A  - Non-Nuclear Level I Material SMICs Ll, Cl, S1 and Level I Support SMIC Q3, VG Contract Requirements Section C

 NAVSEA Level 1 Letter Appendix A

 NSWCPD SOP 4720.1C Standard Operating Procedures for Managing Shipboard Industrial Work Performed by Alteration Installation Teams (AITs)

Navy Issuances

https://www.secnav.navy.mil/doni/default.aspx

- DOD Issuances

https://www.defense.gov/Resources/Forms-Directives-Instructions/

- NAVSEAINST Library

https://www.navsea.navy.mil/Resources/Instructions/

Documents also available upon request from Government.

The Contractor shall reference and utilize the latest version available when performing tasks within this SOW.

3.0. REQUIREMENTS

3.1 Technical Services Required (As required by the task order SOW):

3.1.0.1 The Contractor Alteration/SC teams shall support major Modernization Programs for industrial install and test the new technologies into existing platforms.

3.1.0.2 The Contractor engineering support shall integrate new technologies into existing ship

HM&E and electronic systems.

3.1.0.3 The Contractor shall provide material required for fabricating, assembling, installing, and conducting the testing for each applicable ship class as defined by the design guidance package including NAVSEA approved drawings.

3.1.0.4 The Contractor shall develop In-Process Control Procedures (IPCPs) utilizing NAVSEA

Standard Items and design detailing their process for installing the SC/alterations.

3.1.0.5 The Contractor shall provide Quality Assurance (QA) and inspection to support the proper installation for technologies being introduced into existing platforms.

3.1.0.6 The Contractor shall provide other logistic support services including kitting/shipping of material, participating in meetings, visiting government field and industry sites, review of installation correspondence, providing background to these reviews, and participating in inventory reviews of both hardware and software.

3.1.0.7 The Contractor shall conduct systems engineering to include fault analysis, detection, and isolation, casualty control, human engineering factors, and operations sequencing capabilities in the ships detail design. Establish detailed maintainability design criteria to minimize the maintenance man-hours required. Calculate and provide available equipment reliability data, such as Mean Time to Repair (MTTR), Mean Time Between Failures (MTBF) and Maximum Corrective Maintenance Time values.

3.1.0.8 The Contractor shall develop integrated Operational Evaluations (OPEVALs) and Technical Evaluations (TECHEVALs), planning and necessary ship change documentation (i.e. Ship’s Change Documents (SCDs), Ship Alterations (SHIPALTs), Temporary Alterations (TEMPALTs), Ordnance Alterations (ORDALTs), Field Changes, Alterations Equivalent to Repair (AERs), etc.) for system integration and installation.

3.1.0.9 The Contractor shall rehabilitate affected spaces to original or equivalent condition. This

includes: Cleaning, preparing, priming and painting new and disturbed surfaces and components to match surrounding areas. Replacing all deck coverings and insulation damaged incidental to installation. Repairing all damaged equipment where required. Preparing and attaching applicable labels, tags, and nameplates to power panels, piping, data and power cables, and

other equipment.

3.1.0.10 The Contractor shall Provide support and evaluate/audit the training conducted by the Navy's training agencies. This includes providing personnel to assist in conducting systematic audits of training activities, equipment at training locations, and training documentation in support of maintenance feedbacks with training inputs and review of training identification systems.

3.1.0.11 The Contractor shall provide support for reviewing and updating training materials as

required as a result of changes to equipment design and logistic support.

3.1.0.12 The Contractor shall Develop training course material to conduct onboard training of ship’s Intermediate Maintenance Activity (IMA) and ship’s force personnel in the operation, maintenance and repairs of equipment and systems.

3.1.1 Alteration/Ship Change (SC) Installations

3.1.1.1 Conduct Alteration/SC Installation Planning

3.1.1.2 The Contractor shall provide necessary facilities, equipment, tools, security badges, and trade personnel to accomplish installation of new technologies.

3.1.1.3 The Contractor shall conduct pre-installation site surveys/PICO/ship checks on designated ship to identify situational interferences between NAVSEA approved drawings and specific physical and environmental conditions. Unless otherwise directed by NSWCPD, the contractor shall conduct site surveys with program, ISEA representatives or Subject Matter Experts (SME) prior to scheduled installations in accordance with direction or guidance typically via phonecon or e-mails provided in applicable individual task orders.

3.1.2. General Alteration /SC Installation Requirements

3.1.2.1 The Contractor shall assign a Contractor's Team Leader to attend a "team leader meeting” with NSWCPD program/ISEA/SME representative for review of Alteration /SC Installation requirements prior to an installation. The contractor shall prepare a draft POA&M that lays out the installation schedule prior to team leader meeting. The contractor shall be prepared to discuss all aspects of installation including material status, shipping schedule, installation requirements, proposed financial costs, Quality Assurance, and safety concerns. The contractor shall coordinate schedule information with NSWCPD, ship's force, and other activities as necessary to ensure proper support is available and interference or delays are minimized. During the Alteration / SC, the Contractor shall ensure the following minimum requirements are met:

(a) Shipboard Industrial Safety: In conducting task order efforts, comply with applicable safety regulations. This includes a mandatory review of the System/equipment Work Authorization

Form (WAF) and tag out procedures, and all shipboard electrical training.

(b) Conform to existing shipboard routines regarding cleanliness, personnel conduct, and ship’s security and integrity.

3.1.2.2 The Contractor shall adhere to all environmental laws and regulations including federal, state, local, Naval, International, ship and industrial facility. When handling hazardous material and/or waste, handling reports and disposal invoices are required through local procedures. Government will not be responsible for the Contractor’s misuse of hazardous material/waste or for Contractor accident cleanup costs.

3.1.2.3 The Contractor shall ensure that all shipboard work follows the established in the latest versions of NAVSEA Technical Specification 9090-310 and NSWCPD SOP 4720.1 including mandatory use of QA workbooks. These workbooks must adhere to prescribed outline and include all necessary In-Process Control Procedures (IPCPs), personnel qualifications, personnel certifications, and POA&M. These workbooks are required for all shipboard industrial work. A QAWB is required to be submitted to NSWCPD thirty (30) days prior to start of work. A copy of the completed test and inspection (T&I) plan and associated OQE (contained in the QAWB) shall be submitted to the AIT Manager within fourteen (14) days of installation completion.

3.1.2.4 The Contractor shall provide verification of certification for welders, pipe fitters, and all trades requiring certification. Personnel shall carry with them a copy of their certification at all times during the Alteration/SC. No welder shall be permitted to work, in connection with Alteration/SC to vessels, unless they are at the time, qualified to the standards established by the U.S. Coast Guard American Bureau of Shipping or Department of the Navy for the type of welding being performed. No welder shall be permitted to work on production or pre-fabrication applications of welding other than those for which they have qualified and been approved.

3.1.2.5 The Contractor shall provide SUBSAFE/SOC awareness training to all employees prior to conducting any submarine work even though no SUBSAFE work is authorized to be accomplished under this contract.

3.1.2.6 The Contractor shall rehabilitate affected spaces to original or equivalent condition which includes, but is not limited to:

(a) Cleaning, preparing, priming and painting the new and disturbed surfaces to match surrounding areas.

(b) Replacing all deck coverings and insulation damaged incidental to installation. If more than

40 percent (40%) of the deck surface area is damaged, replacement covering of the complete space will be specified. Replace all damaged deck covering with matching styles, colors, and grades in accordance with current requirements.

3.1.2.7 The Contractor shall repair all damaged lagging and install new lagging where appropriate.

3.1.2.8 The Contractor shall prepare and attach applicable labels/tags to power panels, piping, data cables and power cables.

3.1.2.9 The Contractor shall provide proper dressing of all cables for proper cable bend radius and equipment entry.

3.1.2.10 The Contractor shall perform a daily thorough cleaning of affected spaces, at end of each shift.

3.1.2.11 The Contractor shall ensure that all applicable personnel are briefed on their responsibilities at least two (2) working days prior to starting task for each separately placed task order on this contract.

3.1.2.12 The Contractor shall provide redlined drawing packages (if applicable) to the Government On-Site Install Coordinator (OSIC) and/or NSWCPD Program Manager, ISEA or SME NLT ten (10) days after completion of each installation.

3.1.3 Installation Ground Rules

3.1.3.1 Prior to the installation start date, the Contractor's Team Leader shall meet with the NSWCPD Program Manager (PM), ISEA or SME representative to review the installation plan, drawings and schedule and to reaffirm all requirements.

3.1.3.2 During the installation phase onboard the ship, the NSWCPD PM, SME, or OSIC representative will communicate their requirements to the Site Foreman (rather than individual team members). When the Foreman leaves the ship while work is in progress, he/she will appoint someone to act in his/her absence and identify this individual to the NSWCPD Representative.

3.1.3.3 The Contractor's Team Leader shall brief the NSWCPD OSIC daily on installation progress, including:

(a) Status of planned production schedule

(b) Number of personnel onboard

(c) Material needed or proposed substitution

(d) Any proposed design changes or interferences in the installation

(e) Labor hours used on previous day

(f) Status of local shipyard support

The Contractor's Team Leader shall also brief the NSWCPD OSIC on work progress/problems upon completion of each workday.

3.1.3.4 Contractor employees shall not visit - ships without prior NSWCPD approval.

3.1.3.5 All communication with DOD, Naval Activities, and ships shall be via NSWCPD Program Manager, OSIC, AITM, ISEA or SME.

3.1.3.6 Security clearances shall be forwarded directly to ships and installation facilities by the Contractor. The Contractor shall request access to ships and DOD commands via JPAS and

RAPIDGATE Pass Offices. Should any OCONUS facility require only CACs for admission.

CAC requests must be made via the COR.

3.1.3.7 All work will be inspected in accordance with the criteria provided under separately placed task orders and with the provisions of this contract.

3.1.3.8 Coordination of each Alteration/SC is the responsibility of the assigned NSWCPD AIT

Program Manager / ISEA / SME and OSIC. The NSWCPD OSIC Representative may halt work and conduct an off-ship meeting whenever he/she determines that this is required to resolve problems. This responsibility applies to all aspects of an Alteration/SC.

3.1.3.9 AIT Contractor site foreman and shipboard personnel must maintain all sections of a

Quality Assurance (QA) workbook during industrial production. QA Workbook must be available onboard ship for OSIC review and Naval Supervising Activity QA inspection / Ship Building Specialist review.

3.1.4 Reserved

3.1.5 Material Support

3.1.5.1 The Contractor is only authorized to purchase and provide materials incidental to the performance of the services to be furnished under individual task orders. The procurement of material or equipment of any kind, other than that incidental to and necessary for furnishing of the required services, is not authorized nor will any costs incurred be considered allowable. In addition, the purchase of general purpose business items/expenses required for the conduct of the Contractor’s normal business operations are not authorized and will not be allowed as a direct cost. General purpose business items include, but are not limited to, the cost for items such as telephone charges, cellular telephones, fax machines, reproduction machines, word processing equipment, personal computers, office equipment and consumable supplies.

3.1.5.2 It is anticipated that incidental materials will be required for the Contractor to procure to support installations. These items include, but not limited to: metal plate, angle, bar, channel, pipe, tee, elbow, coupling, welding electrode, welding studs, welding rods, cable hangers,

electrical cable, circuit breakers, electrical lugs, connectors/backshells, paint, lagging paste, rubber channel, hydraulic fluid, various oils, electrical/mechanical switches, gaskets, stuffing tubes, packing assembly, paint roller, paint brushes, fire cloth, masking tape, and gloves.

3.1.5.3 Materials that are not authorized for procurement include cadmium plated fasteners, items containing asbestos, item substitutions, and any material that does not conform to local environmental regulations.

3.1.6 Quality Assurance

3.1.6.1 The Contractor must maintain an approved NAVSEA 09MP Quality Assurance Plan/Quality Management System (QMS) to support the AIT efforts tasked under this contract. All installation tasks require a Quality Assurance (QA) Plan. The Contractor shall remain 100 percent responsible for adherence to QA Plan requirements. The Contractor will maintain this system at no cost to the Government and submit all updates to the NSWCPD Program Manager immediately for his/her concurrence prior to start of installation. The prime Contractor is responsible for auditing and certifying that all consultants, Subcontractors, and suppliers are in compliance with these quality requirements.

3.1.6.2 The contractor shall conduct quality studies and inspections of design, manufacturing, pre-fabrication production, control, inspection, assembly, testing, installation, packaging, and shipping for the purpose of assembling data into a QA manual.

3.1.6.3 The contractor shall ensure Quality Assurance Test and Inspection (T&I) Plans are accomplished in accordance with approved drawings, NAVSEA Standard Items (NSIs), and applicable Government/commercial standards and specifications including but not limited to documents listed in the Standards/Specification section of this SOW. The contractor shall develop their In-Process Control Procedures (IPCPs) in accordance with NSI 009-09. In addition to the above, the

Contractor shall perform the following tests:

(a) Ensuring proper continuity in cables and correctness of electric hookup

(b) Pressure testing of watertight compartment entries

(c) Ensuring proper bonding, grounding, and shielding of cables and equipment

(d) Providing one copy of a report listing the insulation resistance for each cable test

(e) Non-destructive testing of weld joints

(f) Ensuring proper piping system installation and testing

(g) Securing cables to the cable wire ways with flexible cinch banding straps

(h) Ensuring kick pipes and stuffing tubes are used for all penetrations of decks and watertight bulkheads. Stuffing tubes shall be statically tested for watertight integrity.

(i) Ensuring validity of gas free certificate prior to welding

(j) Installing collars and nylon stuffing tubes in all penetrations of non-watertight bulkhead

(k) Ensuring proper input and output power levels

3.1.6.4 The contractor shall identify cabling and equipment by installing nameplates and cables bands as follows:

(a) Nameplates shall conform to MIL-P-15024

(b) Cable tags (bands) shall be of soft aluminum and conform to MIL-A-2877 and shall be embossed with the applicable cable designation using numbers and capital letters having minimum height of 3/16 inch and embossed to at least 1/64 inch above the surface. Cable tags and securing strips shall have a thickness of 0.014 and 0.016 inch respectively. Cable tags shall be minimum width of one-half inch.

3.1.6.5 Metal Spraying - Ferrous surfaces which are not readily accessible and are susceptible to corrosion damage shall be coated with metal spray per DOD-STD-2138 (SH) Metal Sprayed

Coating Systems for Corrosion Protection aboard Naval Ships.

3.1.6.6 Component Designation - Each component such as switches, pumps and heat exchangers shall have a label plate to identify it by functional name and assigned number. Label shall comply with MIL-P-15024 and shall be the most economical permitted, provided they are suitable for their environment.

3.1.6.7 Piping Designation - All systems shall be marked (in black) for identification. This marking shall be the functional name of the system and, where necessary for differentiation between two pipes of the same system, the specific service shall be included. In addition to the specific service, the system pressure and direction-of-flow shall be indicated. For outside diameter of 2 inch and larger (bare or lagged) pipe, markings shall be painted on pipes or lagging using stenciled letters 1 inch high. Where pipe sizes are too small for lettering, label plates inscribed with system name and, where necessary, the service shall be wired or banded to the pipe. Piping in machinery spaces shall be marked at least twice, once near entry and once near exit. At the interconnection of systems each system shall be marked nearby, wherever this is practicable. Where piping is behind protective battens, one label plate should be attached to the batten. These label plates should be of the type and material listed on applicable drawings.

3.1.6.8 Valve Designation - Valve handles and operating levers located interior to the ship shall be color coded. Where a valve is installed below a floor plate or grating or is similarly hidden (e.g., behind paneling) a marking shall be installed both on the valve and on the portable access plate. For valves behind vending machines, salad bars, or other semi-portable obstructions marking should be installed both on the valve and on an adjacent bulkhead, visible despite the object hiding the valve. Markings shall be inscribed on a circular label plate and secured in place by the hand wheel nut. Where the hand wheel size or location prevents the use of one of the above methods, markings shall be inscribed on a flat rectangular label plate to fit the valve or piping and wired to or similarly secured in place on the valve or piping adjacent to the valve. Attachment shall be in such manner as to prevent movement of the label and assure easy reading. Insulating material shall be used as backing when label plates are attached to bare valves or piping to prevent electrolytic corrosion between dissimilar metals. Letters shall not be less than 1/8 inch high.

3.1.6.9 Instrument Designation - Label plates shall be provided for all indicating and recording instruments installed. Inscription shall indicate the purpose or use of the instrument and shall bear the designation of the related component or system; wherever appropriate the label shall be installed below the instrument and on the plate supporting the instrument. Label plates shall be types and materials listed in applicable drawings.

3.1.6.10 Electrical Terminal Designation - Electrical terminals shall be identified using sleeves imprinted with the cable designation, the nearest connection point, the opposite connection point and the wire number.

3.1.6.11 The contractor shall provide receipt inspection of all material procured.

3.1.6.12 The contractor shall inspect all prefabricated parts and conduct certifying test where applicable.

3.1.6.13 The contractor shall ensure all personnel (including Subcontractors) know and adhere to the requirements of this contract and the awarded Contractor's approved Quality Assurance Program.

3.1.7 NSA Safety Requirement – Prior to any shipboard installation, the following documentation (as applicable) shall be presented at RMMCO check-in:

(a) HAZCOM procedures in accordance with OSHA 29 CFR 1910-1200 along with copies of applicable MSDS documentation.

(b) Fire safety plan, reference 29 CFR 1915 subpart P.

(c) Proof of fire-watch certifications, reference MSI 009-07.

(d) Tag-out procedures, reference NAVSEA Tech Spec 9090-310 (revision), NAVSEA S0400-

AD-URM-010/TUM and NSI 009-24.

(e) Employees must have valid 10 hour OSHA Maritime Shipyard Employment Course #7615

Completion Card.

(f) AIT employees may be required to attend safety briefing course at host Shipyard.

3.1.8 Quality Assurance  Level 1

3.1.8.1 On Task Orders with specific Level 1 requirements, the Contractor shall meet the

following requirements:

3.1.8.2 Installation

At the time of or subsequent to installation of a piece of Level I material into a

system, subassembly, or aboard ship, the permanent material designator markings,

material type for fasteners, or grade/type for consumable material inscribed on the

piece of material shall be visually verified to be correct in accordance with the

generic material requirements of the applicable drawing and/or NAVSEA

approved nonconformances and Engineering Changes. Disassembly of assembled

components for this verification is not required or intended. The acceptance

marking shall remain on each piece of material after installation, except Material

Identification Control (MIC) markings subsequently covered over or obliterated

(e.g., painted over, welded) need not be reapplied. Assemblies and subassemblies

must be clearly identified to ensure that they are installed in their proper place in

the ship.

3.1.8.3 Installed Material

For previously installed material in a Level I system which is removed and is to

be reinstalled, cannibalized material, or material transferred from a rotatable pool,

positive control and identification of the material shall be maintained from

removal through reinstallation. The material shall be visually verified at the time

of, or subsequent to, reinstallation to ensure that it is reinstalled in the correct

location. For material to be reinstalled in the same ship and location, it is not

required to verify or record as received markings found on material. However, if

the material is obviously damaged or is identifiable as a generic material not

compatible with the system application, disposition instructions for replacement

or reinstallation shall be obtained by the Technical Point of Contact (TPOC)

specified in the Task Order.

3.1.8.4 Installation Records

3.1.8.4.1 TS9090-310G Section 3.5.2 requires installations impacting Level I

Systems to document critical work processes as follows:

Records shall identify the end use of Level 1 material on the ship and the

MIC marking or Serial number on the piece being installed. Records

required by processes for welding, brazing, mechanical joint assembly,

documentation of work, and test and inspection documentation are

acceptable Level I material installation records. When such documentation

requirements do not exist, the vendor shall create an installation record at

the time of installation of Level I material into a subassembly or aboard

ship, which indicates the location of the piece on the ship and the

permanent Level I MIC marking or Serial number on the piece. For

fasteners, record the MIC mark or if not MIC marked, record the fastener

color and markings. Work records containing MIC shall be provided in

Section 7 of the QAWB.

3.1.8.5 Installed Material Recording MIC markings or Serial numbers on

installation records must be recorded prior to performance of any fabrication step

that will result in loss of those markings. For Level I material not marked with a

MIC/acceptance marking, the serial number marked on the piece and identified on

the RFI tag, when attached, shall be documented on the installation record. There

may be additional assigned numbers on the RFI tag which need not be recorded at

installation. For consumable material, the material grade or type and the MIC

number shall be recorded. These records shall be provided in Section 7 of the

QAWB.

3.2 Manufacturing Phase-Out or Discontinuation of Production, Diminishing Sources, and Obsolete Materials or Components

3.2.1 The contractor shall notify the contracting officer immediately upon determining the unavailability of obsolete materials or components. The contractor may recommend a solution to include the impact on the contract price and delivery. The contractor shall not initiate any item redesign or incur any additional costs without the express, written authorization of the contracting officer.

3.3 Diminishing Manufacturing Sources and Material Shortages Management (DMSMS) Contract Requirement – N/A

3.4 Parts Obsolescence – N/A

3.5 CONTRACTOR FACILITIES

3.5.1 Facilities (Physical):

The contractor shall maintain a presence in the Norfolk and San Diego areas such that they are capable of providing ad-hoc, in-person support at these locations. While performing this work, the contractor shall procure and provide incidental materials. The Contractor shall provide all tools and machines to perform the contract requirements.  In order to procure these materials, the contractor shall have access to:

- Machine shops, which are capable removing, repairing, machining, testing, cleaning, hydraulic flushing and reinstalling various HM&E components.

- Structural shops which are capable of cutting (gas, arc, and shear), rolling, shaping, grinding, and fitting steel and aluminum stock forms.

- Pipe shops, which are capable of targeting, fitting, bending, testing, and threading typical shipboard pipe (including brazing).

- Welding shops, which are capable of welding (steel and aluminum) plates, shapes, sheet metal, and piping joints (shop and downriver).

- Electrical shops, which are capable of removing, repairing, installing, and operational testing of shipboard equipment.

3.5.2 Communication

3.5.2.1 The Contractor shall maintain communications between these facilities and NSWCPD offices in Philadelphia, PA.

3.5.2.2 The Contractor shall provide cell phones and computer access to all Site Foremen to maintain communication and digital picture transfer to NSWCPD AIT Managers/SMEs.

- DATA REQUIREMENTS

  - CDRL A001 Contract Status Reports

  - CDRL A002 Travel/Trip Report

  - CDRL A003 Contractor’s Personnel Roster

  - CDRL A004 Quality Management System (QMS)

  - CDRL A005 Process Control Procedure

  - CDRL A006 Reports (includes Shipcheck, Technical, and Work Completion)

  - CDRL A007 Technical Data Package

  - CDRL A008 Lessons Learned Report

  - CDRL A009 Meeting Minutes

  - CDRL A010 Government Property Inventory Report Rev. 1

  - CDRL A011 Hazardous Materials/Waste, Handling Reports and Disposal Invoices

  - CDRL A012 Preinstallation Site Survey

  - CDRL A013 Completed Installation and Checkout Test Report

  - CDRL A014 CANCELED

  - CDRL A015 Database and other Electronic Documents

  - CDRL A016 Condition Found Report

  - CDRL A017 Test Procedures

  - CDRL A018 Training Materials

  - CDRL A019 Small Business Utilization Report

  - CDRL A020 Government Furnished Material (GFM) by National Stock Number

  - CDRL A021 Government Property Inventory Report – Final

  - CDRL A022 Equipment and Personnel Certification

  - CDRL A023 Quality Assurance Workbook (QAWB)

  - CDRL A024 Chemical and Mechanical Analysis

  - CDRL A025 Certificate of Compliance

  - CDRL A026 Contractor Spend and Expenditure Plan

  - CDRL A027 Mercury Free Certification Report

  - CDRL A028 Dimensional Inspection Records

  - CDRL A029 Consumed Weld Material

  - CDRL A030 Level I Procedure

  - CDRL A031 Test Reports

  - CDRL A032 Inspection Test Report

  - CDRL A033 Weld Procedure Qualifications

  - CDRL A034 Weld Procedures

  - CDRL A035 AIT POA&M

5.0 SECURITY REQUIREMENTS (Ensure this section matches Security Office’s input)

5.1 SECURITY TRAINING. The Contractor is responsible for completing all required Government mandated training to maintain security and network access to government sites and IT systems to include but not limited to: Antiterrorism Level 1 Awareness; Records Management in the DON: Everyone's Responsibility; Training and Readiness: The Active Shooter; NAVSEA Introduction to Controlled Unclassified Information; Operations Security (OPSEC); NAVSEA Counterintelligence Training; Privacy and Personally Identifiable Information (PII) Awareness Training; NAVSEA Physical Security training and Cybersecurity 101 Training. Certificates of successful completion shall be sent to the COR and as otherwise specified in the contract.

5.1.1  In accordance with the National Industrial Security Program Operating Manual (NISPOM) (37 CFR Part 117), Contractor personnel that require access to Department of Navy (DON) information systems and/or work on-site require an open investigation or favorable adjudicated Tier 3 investigation.  An interim clearance is granted by DCSA and recorded in the Defense Information System for Security (DISS). Must have a favorable fingerprint an open or closed investigation with a favorable adjudication in DISS is required prior to issuance of a badge providing access to NSWCPD buildings. Furthermore, if the Navy Central Adjudication Facility has made an unfavorable determination, access will be denied.  For Common Access Card (CAC) you must have an open investigation and/or a favorably adjudicated investigation.  Interim security clearance is acceptable for a CAC.

Access will be denied for anyone that has eligibility pending in DISS.  Vetting through the National Crime Information Center, Sex Offender Registry, and the Terrorist screening database shall be process for a contractor that does not have a favorable adjudicated investigation.

5.1.2  Within 30 days after contract award, the contractor shall submit a list of all contractor personnel, including subcontractor employees, who will have access to DON information systems and/or work on-site at one of the NSWCPD sites to the appointed Contracting Officer Representative (COR) via email. The contractor shall provide each employee's first name, last name, contract number, the NSWCPD technical code, work location, whether or not the employee has a CAC and or Standard Access Control Badge (SACB), the systems the employee can access (i.e., NMCI, RDT&E), and the name of the Contractor's local point of contact, phone number and email address. Throughout the period of performance of the contract, the Contractor shall immediately provide any updated information to the COR when any Contractor personnel changes occur including substitutions or departures.

5.2 ON SITE WORK. Contractor personnel that require a badge to work on-site at one of the NSWCPD sites must provide an I-9 form to verify proof of citizenship. The I-9 form should be signed by the company Facility Security Officer or the company Human Resource Department. In addition to the I-9 form, Contractors shall also bring their birth certificate, current United States Passport or naturalization certificate and state issued REAL ID to the NSWCPD Security Officer at the time of badge request to verify citizenship.  Any contractor that has unfavorable information that has not been favorably adjudicated, by Department of Defense Central Adjudication Facility (DOD CAF) will not be issued a badge. Finally, contractors shall supply a copy of their OPSEC Training Certificate or other proof that the training has been completed.

5.2.1 Reserved

5.2.2 In addition the Contractor is responsible for obtaining and maintaining all security badges and security clearances to gain access to the ship’s availability location. In order to support increased security and streamline access to various Naval bases, the Contractor must apply and enroll for Rapid gate badges. For acquiring a Computer Access Card (CAC), the Contractor must provide justification on the need for CAC badges for base or computer access. The Contractor is responsible for returning individual CAC badges to the COR upon the termination of employment. It is noted that a CAC will not be given out to facilitate entry to other bases.

5.2.3 The Contractor is also required to ensure that all of their employees complete all necessary training prior to start of install, as well as any necessary safety training that is required at the ship’s location at Naval Bases and Shipyards. Training includes all safety requirements such as PPE, electrical WAF and tag out, etc.; as well as all local environmental and HAZMAT handling/disposal regulations.

5.3 DD254 REQUIREMENT. This effort requires access to classified information up to the SECRET level. No classified data will be generated or stored by the Contractor, but personnel may have to walk through SECRET spaces to access certain parts of the ship that are Unclassified to perform their duties.  The Contractor must have the ability to obtain a SECRET clearance. The requirements of the attached DD Form 254 apply.  The Contractor is responsible for acquiring, and maintaining security clearances at the level(s) required under this contract. The Director of Industrial Security, Defense Investigative Service, and NSWCPD is the point-of-contact regarding security matters.

5.3.1 The contractor is required to maintain a Facility Security Clearance (FCL) in accordance with the DD254 to perform certain work under the contract. Although it is not required at time of award, it shall be obtained within 30 days after award.

5.3.2  The Contractor shall appoint a Facility Security Officer (FSO), who shall (1) be responsible for all security aspects of the work performed under this contract, (2) assure compliance with the National Industrial Security Program Operating Manual (NISPOM) (32 CFR Part 117), and (3) assure compliance with any written instructions from the NSWCPD, Security Office Code 105.

5.3.3 Contractor must submit a flow down request for sharing of classified and other sensitive information between prime and subcontracts in writing to the COR and Security Contracting Officer (SCO), louise.r.brunson.civ@us.navy.mil. Each request must reference a contract number identifying the specific information for which approval is sought, a justification for needing to share the information, the contractor’s name and its contract number under which the requested information will be shared.

5.3.4 The contractor shall forward signed copies of DD254s provided to subcontractors to the Naval Surface Warfare Center Philadelphia Division (NSWCPD), ATTN: Security.

5.3.5 The contractor shall direct the subcontractor to obtain approval, through the prime Contractor, for the public release of information received or generated by the sub through the prime Contractor.

5.3.6 The contractor shall submit the subcontractor request for public release through the technical point of contact identified on the DD 254.

Additional information related to the facility clearance process can be obtained by visiting www.dss.mil or http://www.dss.mil/isec/pcl_index.htm.

5.4 OPERATIONS SECURITY (OPSEC)

5.4.1  The Contractor shall protect critical information associated with this contract to prevent unauthorized disclosure.  The NSWC Philadelphia Division's (NSWCPD) Critical Information List (CIL)/ CIIL (Critical Indicators and information list) will be provided on site, if warranted. Performance under this contract requires the contractor to adhere to OPSEC requirements, which may include the NSWCPD Contractor OPSEC Plan. When the NSWCPD Contractor OPSEC Plan is required, the contractor shall return acknowledgment of the plan within 15 days of receipt. During the period of this contract, the Contractor may be exposed to, use, or produce, NSWCPD Critical Information (CI) and/or observables and indicators which may lead to discovery of CI.  NSWCPD’s CI will not be distributed to unauthorized third parties, including foreign governments, or companies under Foreign Ownership, Control, or Influence (FOCI) unless such FOCI has been appropriately mitigated through measures approved by the Defense Counterintelligence and Security Agency.  Questions concerning these requirements shall be directed to the PCO.

5.4.2 CUI correspondence transmitted internally on the contractor's unclassified networks or information systems, and externally, shall be protected per NIST SP-800-171, Protecting Controlled Unclassified Information (CUI) in Non-federal Systems and Organizations.

Assembled large components/systems being transported to and from testing areas, other production or government facilities (whether or not on public roadways) shall be in an enclosed van trailer or covered flatbed trailer.  Component/System outside storage, staging, and test areas shall be shielded/obscured from public view wherever physically possible.

5.4.3 NSWCPD’s CI shall not be publicized in corporate wide newsletters, trade magazines, displays, intranet pages or public facing websites.  Media requests related to this project shall be directed to the PCO, and the COR who will forward the required to the NSWCPD Public Release Authority for review.

5.4.4 Any attempt by unauthorized third parties to solicit, obtain, photograph, or record, or; incidents of loss/compromise of government Classified or CI, Business Sensitive, Company Proprietary information related to this or other program must be immediately reported to the contractor's Facility Security Officer and Cognizant Security Office and/or the Naval Criminal Investigative Service, and the NSWC PD Security Division (Code 105).

5.5 RECEIPT, STORAGE, AND GENERATION OF CONTROLLED UNCLASSIFIED INFORMATION (CUI) All Controlled Unclassified Information (CUI) associated with this contract must follow the minimum marking requirements of DoDI 5200.48, Section 3, paragraph 3.4.a, and include the acronym "CUI" in the banner and footer of the document. In accordance with DoDI 5200.48, CUI must be safeguarded to prevent Unauthorized Disclosure (UD). CUI export controlled technical information or other scientific, technical, and engineering information must be marked with an export control warning as directed in DoDI 5230.24, DoDD 5230.25, and Part 250 of Title 32, CFR. Nonfederal information systems storing and processing CUI shall be protected per NIST SP-800-171, or subsequent revisions. All transmissions to personal email accounts (AOL, Yahoo, Hotmail, Comcast, etc.) and posting on social media websites (Facebook, Instagram, Twitter, LinkedIn, etc.) are prohibited. Destroy CUI associated with this contract by any of the following approved methods: A cross-cut shredder; a certified commercial destruction vendor; a central destruction facility; incineration; chemical decomposition; pulverizing, disintegration; or methods approved for classified destruction.

5.6 PLANNING, Programming, Budgeting and Execution (PPBE) Data.

When contractor employees, in the performance of their duties, are exposed to Planning, Programming, Budgeting and Execution (PPBE) data, a Non-Disclosure Agreement (NDA) with all affected contactor personnel must be executed in coordination with the COR and PCO to ensure safeguarding disclosure of this data.

5.7   U-NNPI SECURITY REQUIREMENTS – Not Applicable

  - U-NNPI – Not Applicable

  - Specific Requirements for Protecting U-NNPI – Not Applicable

  - Safeguarding Covered Defense Information and Cyber Incident Reporting – Not applicable

  - UNESCORTED ACCESS TO RESTRICTED DATA (RD) SPACES/AREAS

Contractor requires access to spaces/areas that contain RD.  No direct access to RD required.

Contractor requires access to spaces/areas that contain Restricted Data (RD).  No direct access to Restricted Data required contractor will not have access to classified material. Space will be sanitized when contractor is in the area.

6.0   PLACE OF PERFORMANCE

6.1  The contractor shall perform work at the following government site locations or shipyards, which include (but are not limited to): Pascagoula, MS; San Diego, CA, Norfolk, VA, Port Hueneme, CA, Portland, OR, Mayport, FL, Tampa, FL, Seattle, WA, Groton, CT, Portsmouth, NH, Kings Bay, GA, Honolulu, HI, Pearl Harbor, HI, Bremerton, WA, Everett, WA, Seattle, WA, Yokosuka, Japan, Sasebo, Japan, Manama, Bahrain, and Rota, Spain areas.

6.1.1 	Performance will occur at the following government sites: Onboard ships located at various shipyards and Naval Stations in San Diego, CA, Norfolk, VA, Port Hueneme, CA, Portland, OR, Mayport, FL, Tampa, FL, Seattle, WA, Groton, CT, Portsmouth, NH, Kings Bay, GA, Honolulu, HI, Pearl Harbor, HI, Bremerton, WA, Everett, WA, Seattle, WA, Yokosuka, Japan, Sasebo, Japan, Manama, Bahrain, and Rota, Spain areas.

6.1.2 	Office space considerations for contractor personnel will be handled at the task order level.

6.1.3 	The specific location(s) will be specified in individual Task Orders.  The Contractor shall provide a list of employees who require access to these areas, including standard security clearance information for each person, to the Contracting Officer Representative (COR) no later than three business days after the date of task order award.  The work space provided to the Contractor personnel shall be identified by the Awardee, with appropriate signage listing the company name and individual Contractor employee name.

6.1.4 	N/A

6.1.5    Early Dismissal and Closure of Government Facilities

6.1.5.1	When a Government facility is closed and/or early dismissal of Federal employees is directed due to severe weather, security threat, or a facility related problem that prevents personnel from working, onsite Contractor personnel regularly assigned to work at that facility should follow the same reporting and/or departure directions given to Government personnel. The Contractor shall not direct charge to the contract for time off, but shall follow its own company policies regarding leave. Non-essential Contractor personnel, who are not required to remain at or report to the facility, shall follow their parent company policy regarding whether they should go/stay home or report to another company facility. Subsequent to an early dismissal and during periods of inclement weather, onsite Contractors should monitor radio and television announcements before departing for work to determine if the facility is closed or operating on a delayed arrival basis.

6.1.5.2	When Federal employees are excused from work due to a holiday or a special event (that is unrelated to severe weather, a security threat, or a facility related problem), on site Contractors will continue working established work hours or take leave in accordance with parent company policy.  Those Contractors who take leave shall not direct charge the non-working hours to the Contract. Contractors are responsible for predetermining and disclosing their charging practices for early dismissal, delayed openings, and closings in accordance with the FAR, applicable cost accounting standards, and company policy. Contractors shall follow their disclosed charging practices during the Contract period of performance, and shall not follow any verbal directions to the contrary. The PCO will make the determination of cost allow ability for time lost due to facility closure in accordance with FAR, applicable Cost Accounting Standards, and the Contractor's established accounting policy.

6.1.6 	N/A

6.1.7 	N/A

7.0 TRAVEL

7.1 The Contractor may be required to travel when supporting this requirement.  The travel locations, and estimated number of trips, will be defined in individual Task Orders.

The contractor shall be required to travel CONUS and OCONUS (primarily to accomplish the tasks contained in this contract. Travel in support of this requirement is anticipated to include, but may not be limited to, the following alternate performance locations:

Norfolk, VA

San Diego, CA

Port Hueneme, CA

Mayport, FL

Tampa, FL

Pearl Harbor, HI

Honolulu, HI

Everett, WA

Bremerton, WA

Groton, CT

Portsmouth, NH

Portland, OR

Seattle, WA (Vigor Shipyard)

Kings Bay, GA

Sasebo, Japan

Rota, Spain

Manama, Bahrain

Yokosuka, Japan

Pascagoula, MS

7.2 The number of times the Contractor may be required to travel to each location cited above may vary as program requirements dictate, provided that the total estimated travel cost is not exceeded.  The numbers of trips and types of personnel traveling shall be limited to the minimum required to accomplish work requirements. All travel shall be approved before travel occurs.  Approval may be via email by the Contacting Officer’s Representative (COR).

7.2.1 Before initiating any travel under a cost reimbursement CLIN, the Contractor(s) shall submit a detailed and fully-burdened estimate that includes the number of employees traveling, their expected travel costs for airfare, lodging, per diem, rental car, taxi/mileage and any other costs or actions requiring approval. The travel estimate shall be submitted to the Contracting Officer's Representative (COR) and Contract Specialist. Actuals cost, resulting from the performance of travel requirements, shall be reported as part of the Contractor's monthly status report. The reportable cost shall also be traceable to the Contractor's invoice

7.3  All travel shall be conducted in accordance with FAR 31.205-46, Travel Costs, and B-231-H001 Travel Cost (NAVSEA) and shall be pre-approved by the COR.

7.4 Travel Costs

7.4.1	The current “maximum per diem” rates are set forth in the (i) Federal Travel Regulations for travel in the Continental United States; (ii) Joint Travel Regulations for Overseas Non-Foreign areas (e.g., Alaska, Hawaii, Guam, Puerto Rico, etc.); and (ii) Department of State (DOS) prescribed rates for foreign overseas locations.

8.0   GOVERNMENT FURNISHED PROPERTY

Government-Furnished Property (GFP) means property in the possession of, or directly acquired by, the Government and subsequently furnished to the Contractor for performance of a contract. Government-furnished property includes, but is not limited to, spares and property furnished for repair, maintenance, overhaul, or modification. Government-furnished property also includes Contractor-Acquired Property (CAP).

All Government Property is property of the U.S. Government and shall not be transferred to any individual or agency, public or private, without the express written approval of the originating Contracting Officer. Accountability for Government Property under this contract/order shall be managed in accordance with FAR Part 45, DFARS Part 245, and the Government Property clauses included within the Solicitation and Contract.

(Delete the paragraph below if no GFP is to be provided.)

GFP is required for completion of task(s) under this SOW. See GFP attachment for detailed information. All GFP identified in the GFP attachment will be provided no later than INSERT DATE (or provide a timeline such as “within 4 weeks of contract award” (Delete this note)

NOTE 1: All GFP must be listed on a GFP attachment in the PIEE GFP Module and be reviewed by C/107 and approved by the PCO. The attachment should also be included as an attachment in Section J of the Solicitation/Contract. See DFARS 245.103-72, DFARS PGI 245.103-72, and the NSWCPD Desk Guide for further guidance. (Delete this note)

The Contractor shall notify the COR via email, with the TPOC and PCO Cc’d, of any GFP received in error or not on an approved GFP attachment in EDA within seven (7) business days of physical receipt of the property.

8.1 Reporting Requirements.

The Contractor shall follow all reporting requirements to accurately account for GFP.

8.1.1 PIEE Shipment Reporting.

Contractor Receipt Reporting:  Clause 252.245-7005 “Management and Reporting of Government Property” requires the Contractor to report receipt of all GFP using the PIEE GFP Module, regardless of whether the Government has submitted a PIEE electronic shipment.

Contractor Shipment Reporting: Clause 52.245-1 “Government Property” (including Alternates 1 & 2) requires the Contractor to report to the Government when GFP is returned. Clause 252.245-7005 requires this notification to be an electronic shipment through the PIEE GFP Module.

A DD Form 1149 shall accompany all government property shipped between the Government and the Contractor using a third party, such as UPS, FedEx, or USPS. The DD 1149 does not take the place of the PIEE shipment. It is a requirement in addition to the PIEE shipment

(Note #1: Delete the below paragraph if there is no GFP being provided.)  (Note #2: If your requirement includes Government Furnished Material (GFM) by National Stock Number (NSN), the GFM CDRL would be applicable.  Include reference to GFM CDRL in the below paragraph). (Delete this note)

8.1.2 Inventory Reporting.

The Contractor shall submit a Government Property Inventory Report (Periodic) in accordance with CDRL XXXX. The CDRL identifies all reporting requirements. The Contractor shall continue to submit an inventory report IAW the CDRL even if all GFP has been returned to the Government. The Contractor shall also submit a Government Property Inventory Report (Final) in accordance with CDRL XXXX.  When the Contractor has never received any GFP, the Contractor shall annually certify to the Procuring Contracting Officer (PCO) via email, with the Contracting Officer’s Representative (COR) and Technical Point of Contact (TPOC) Cc’d, that it does not have any GFP.

The Contractor shall also provide support within a reasonable timeframe after any Government request (to include by DoD support agencies such as DCMA) to support any Government audit in which GFP, or its related documentation, is requested as part of normal audit processes.

8.1.3 Lost, Damaged or Stolen GFP Reporting.

Clause 52.245-1 (including Alternates 1& 2) requires the Contractor to investigate and report to the Government (to the COR via email, with the TPOC and PCO Cc’d) all incidents of lost or damaged Government property as soon as the discovery is made. Clause 252.245-7005 requires the Contractor to report loss of Government property by using the Property Loss functionality within the PIEE GFP Module. The Contractor shall support the Government’s process to assign liability and document the loss in support of lost, damaged or stolen GFP.

8.1.4 Excess Property Reporting.

In accordance with Clause 52.245-1 paragraph (f)(viii)(A), the Contractor shall promptly disclose to the COR via email, with the TPOC and PCO Cc’d, Government property in its possession that is excess to contract performance. This reporting requirement also applies to excessive CAP, which must also be disclosed as soon as the material is identified as excessive.

8.2 Loss of Government Property.

Lost, Damaged or Stolen GFP shall be processed in accordance with the processes in Clause 52.245-1.

8.3 Property Management and Use.

The Contractor shall perform property management in accordance with Clause 52.245-1.

Insert any special instructions about how the Contractor shall use the property. (Delete this note)

8.4 Subcontractor Requirements.

In accordance with Clause 52.245-1, the Contractor shall award subcontracts that clearly identify Government property that will be provided and the extent of any restrictions or limitations on their use. The Contractor shall also ensure appropriate flow down of contract terms, conditions and all relevant contractual information to all subcontractors who will use GFP. This includes dissemination of all information necessary for the subcontractor to properly track GFP in their property management system, such as the contract/order number, the serial management requirements and unit acquisition cost(s). It is the Contractor’s responsibility to assure that subcontracts are properly administered and periodically reviewed for compliance.

8.5 Contractor Acquired Property (CAP).

All CAP is titled to the Government and shall be treated to the same standard as GFP. CAP may be bought back by the Contractor in accordance with Clause 52.245-1. All CAP not bought back by the Contractor shall be processed following PCO or Property Administrator (PA) (if assigned) instructions in the PIEE GFP Module.

8.6 Property Disposition.

All GFP shall be dispositioned to the Government as soon as it becomes excessive to contract performance unless otherwise directed in writing by the PCO or Property Administrator. GFP may be dispositioned by being returned to the Government, having custodianship transferred to another contract, having the item(s) scrapped, processing the item(s) through Plant Clearance, or abandoning the property with the Contractor. Regardless of the method, all Government Property shall be processed by the end of contract PoP.

Disposition shall be processed as instructed by the PCO, COR (if delegated), PA (if assigned), and Plant Clearance Officer (PLCO) (if assigned) following the guidance provided in accordance with Clause 52.245-1 paragraph (j) (including Alternates 1 & 2) and Clause 252.245-7005.

8.6.1 Property Disposition Instructions.

Unless directed otherwise, all GFP shall be returned to the Government Clause FAR 52.245-1, Clause 252.245-7005, as well as PCO instructions, and contract mod directions.

Insert any special disposition instructions/contract language here. e.g. “Line item 10 will be transferred to a yet to be awarded follow on contract instead of being returned.” Or “The TPOC will collect all GFP at the end of PoP at Naval Base Norfolk.” (Delete this note)

All GFP shall be returned to the follow address: (Delete this if N/A)

NWSC Philadelphia Division		(Delete this if using alternative address)

1601 Langley Ave, Building 542

Philadelphia, PA 19112

Transfer to Another Contract: If instructed by the PCO, the Contractor shall transfer the property to another Government contract in accordance with Clause 252.245-7005. The Contractor shall coordinate the transfer with the gaining contractor and provide all necessary documentation.

Sale to a Third Party: The Contractor may be authorized to sell the property, including scrap, to a third party, subject to Government approval. The Contractor shall comply with all applicable regulations regarding the sale of Government property. Any proceeds from the sale of Government property shall be remitted to the Government in accordance with Clause 252.245-7005.

Abandonment/Destruction: The PCO or PLCO may without further approval-

(1) Direct the contractor to destroy Government property;

(2) Abandon non-sensitive property at the contractor’s or subcontractor’s premises; or

(3) Abandon sensitive property at the contractor’s or subcontractor’s premises, with contractor consent.

The Contractor shall comply with all applicable environmental regulations regarding the abandonment or destruction of property. The Contractor shall provide documentation of the destruction to the Contracting Officer and follow all prescribed instructions in accordance with Clause 52.245-1.

Plant Clearance: If instructed, the Contractor shall complete the plant clearance inventory schedule using the Plant Clearance capability of the PIEE GFP module to generate an electronic equivalent of the SF 1428, Inventory Disposal Schedule. The Contractor shall obtain PCO or PLCO approval prior to disposal of GFP in accordance with Clause 52.245-1.

8.7 Property Tagging.

The Contractor can either tag issued equipment or use the provided NSWCPD Plant property barcodes, or NMCI asset tags. If the contractor chooses to use their own tag, it shall not cover the NSWCPD barcode, or NMCI asset tag. The NSWCPD barcode, and/or NMCI asset tag number, when provided, shall be used on GFP inventory reports per DI-MGMT-80441D.

8.8 Property Closeout.

The Contractor shall aid the PCO and Property Administrator (if assigned) in contract closeout by promptly performing and reporting any issue that may prevent contract property closeout in accordance with Clause 52.245-1paragraph (f)(X) (including Alternates 1 & 2). This includes reporting, investigating and securing closure of all loss of Government property cases; physically inventorying all property upon termination or completion of this Contract/TO; and disposing of items at the time they are determined to be excess to contractual needs, per PCO/PA instructions.

9.0   GOVERNMENT FURNISHED INFORMATION

9.1 Any required Government Furnished Information (GFI) will be specified in individual task orders.

10.0 PURCHASES

10.1 Only items directly used and incidental to the services for this Contract and for work within the scope of the Statement of Work/Performance Work Statement, shall be purchased under the Other Direct Cost (ODC) line items.  Purchases of an individual item that is valued above $10,000 shall be approved by the Contracting Officer prior to purchase by the Contractor. The purchase request and supporting documentation shall be submitted via email to the Contracting Officer and the Contracting Officer's Representative (COR) it shall be itemized and contain the cost or price analysis performed by the Contractor to determine the reasonableness of the pricing. Provide copies of price estimates from at least 2 vendors.

10.2 Information Technology (IT) equipment, or services must be approved by the proper approval authority. All IT requirements, regardless of dollar amount, submitted under this Contract shall be submitted to the PCO for review and approval prior to purchase. The definition of information technology is identical to that of the Clinger-Cohen Act, that is, any equipment or interconnected system or subsystem of equipment that is used in the automatic acquisition, storage, manipulation, management, movement, control, display, switching, interchange, transmission, or reception of data or information. Information technology includes computers, ancillary equipment, software, firmware and similar procedures, services (including support services), and related resources.

11.0 Counterfeit Material Prevention

11.1 Electronic End-Items

(Select/edit/insert language from Appendix B when procuring electronic parts or end items, components, parts, assemblies that contain electronic parts or services where the contractor will supply electronic parts or components, parts, or assemblies containing electronic parts as part of the service (DFARS 246.870 applies) Delete if not applicable)  Please select the SOW language appropriate for your procurement from Appendix D (Appendix B to this document) of the COUNTERFEIT MATERIEL PROCESS GUIDEBOOK, Office of the Assistant Secretary of the Navy (Research, Development & Acquisition) Acquisition and Business Management June 2017.

11.2 Non-Electronic Materials

11.2.1 	Department of the Navy contractors (and their subcontractors at all tiers) who obtain critical or high risk materiel shall implement a risk mitigation process as follows:

11.2.1.1 If the materiel is currently in production or currently available, materiel shall be obtained only from authorized suppliers

11.2.1.2 If the materiel is not in production or currently available from authorized suppliers, materiel shall be obtained from suppliers that meet appropriate counterfeit avoidance criteria

11.2.1.3 Contractor shall notify the contracting officer when critical or high risk materiel cannot be obtained from an authorized supplier;

11.2.1.4 Contractor shall take mitigating actions to authenticate the materiel if purchased from an unauthorized supplier

11.2.1.5 Contractor shall report instances of counterfeit and suspect counterfeit materiel to the contracting officer and the GIDEP as soon as the contractor becomes aware of the issue.

12.0 PERSONNEL

12.1 Personnel Requirements.  All contractor personnel shall be U.S. citizens.

12.1.1 The Contractor shall provide fully trained and experienced personnel necessary to perform the design, installation and repair services as specified in individual task orders. The Contractor shall also provide training for keeping its personnel abreast of industry and trade advances and for establishing and maintaining proficiency on equipment, computer languages and computer operating systems as necessary during the contract period of performance. Training of personnel shall be performed by the Contractor at their own expense.

12.1.2 All services shall be performed by fully qualified individuals in the relevant profession, trade or field and possess any licenses required by law or in applicable standards and specifications. The functions to be performed by all personnel shall reasonably correspond to the title of the labor or job category.

12.1.3 When performing special processes such as welding, brazing and non-destructive testing on board Naval vessels and small crafts, the Contractor personnel shall be certified to the requirements of T9074-AQ-BIB-010/248 (Requirements for Welding and Brazing Procedure and Performance Qualification); T9074-AS-GIB-010/278 (Requirements for Non-Destructive Testing Methods); S9074-AR-GIB-010/278 (Requirements for Fabrication, Welding and Inspection and Casting Inspection and Repair for Machinery, Piping and Pressure Vessels); and T9074-AB-GIB-010/1688 (Requirements for Fabrication, Welding and Inspection of Submarine Structure). For non-Naval vessels and small crafts, Contractor personnel shall be certified to applicable fabrication documents.

12.2 Clause 52.222-2 "Payment for Overtime Premiums" will provide for the total approved dollar amount of overtime premium or will state “zero” if not approved.  If overtime premium has not been approved under this contract in accordance with Clause 52.222-2, overtime effort to be performed shall be requested from the Contracting Officer prior to performance of premium overtime.  For overtime premium costs to be allowable costs; the Contracting Officer is required to approve the performance of overtime prior to the actual performance of overtime. The dollar amount in FAR 52.222-2 shall equal overtime premium negotiated between the Government and the prime contractor.  This overtime premium amount shall equal the prime contractor's unburdened premium OT labor costs plus the subcontractors' fully-burdened premium OT labor costs.

12.3 The level of effort for the performance of the resultant Contract is based on the following labor categories and hours per year:

| Title | eCRAFT Code | GOVT-Site | KR-Site | Total Hours |
| --- | --- | --- | --- | --- |
| Senior Program Manager * (eCRAFT: Manager Program/Project II) | MANP2 | 0 | 22,000 | 22,000 |
| Site Foreman * (eCRAFT: Manager Program/Project I) | MANP1 | 21,000 | 0 | 21,000 |
| Site Foreman * (OT) (eCRAFT: Manager Program/Project I) | MANP1 | 2,100 | 0 | 2,100 |
| Program Manager (eCRAFT: Manager, Program/Project II) | MANP2 | 0 | 22,000 | 22,000 |
| Assistant Site Foreman (eCRAFT: Manager, Program/Project I) | MANP1 | 21,000 | 0 | 21,000 |
| Assistant Site Foreman (OT) (eCRAFT: Manager, Program/Project I) | MANP1 | 2,100 | 0 | 2,100 |
| Quality Assurance (QA) Specialist (eCRAFT: Quality Control Inspector) | 99610 | 10,500 | 0 | 10,500 |
| Senior Engineering Technician (eCRAFT: Technician, Engineering V) | 30085 | 77,100 | 0 | 77,100 |
| Senior Engineering Technician (OT) (eCRAFT: Technician, Engineering V) | 30085 | 7,700 | 0 | 7,700 |
| Planner/Estimator (eCRAFT: Logistician II) | LGT2 | 0 | 26,000 | 26,000 |
| Planner/Estimator (OT) (eCRAFT: Logistician II) | LGT2 | 0 | 2,600 | 2,600 |
| Logistician (eCRAFT: Logistician I) | LGT1 | 0 | 22,000 | 22,000 |
| Senior Engineer (eCRAFT: Engineer, Electrical/Electronic III) | EE3 | 35,000 | 0 | 35,000 |
| Engineer (eCRAFT: Engineer, Electrical/Electronic II) | EE2 | 50,000 | 0 | 50,000 |
| Engineering Technician (eCRAFT: Engineering Technician III) | 30083 | 88,500 | 0 | 88,500 |
| Engineering Technician (OT) (eCRAFT: Engineering Technician III) | 30083 | 8,800 | 0 | 8,800 |
| QA Technician (eCRAFT: Quality Control Inspector) | 99610 | 19,200 | 0 | 19,200 |
| QA Technician (OT) (eCRAFT: Quality Control Inspector) | 99610 | 1,900 | 0 | 1,900 |
| Electronics Technician (eCRAFT: Electrician, Maintenance III) | 23183 | 55,200 | 0 | 55,200 |
| Electronics Technician (OT) (eCRAFT: Electrician, Maintenance III) | 23183 | 5,500 | 0 | 5,500 |
| Computer Programmer (eCRAFT: Engineer, Computer II) | EC2 | 0 | 10,000 | 10,000 |
| Systems/Program Analyst (eCRAFT: Analyst, Management I) | ANM1 | 7,800 | 0 | 15,870 |
| Shipfitter/Welder/Burner (eCRAFT: Welder, Combination, Maintenance I) | 23960 | 77,100 | 0 | 77,100 |
| Shipfitter/Welder/Burner (OT) (eCRAFT: Welder, Combination, Maintenance I) | 23960 | 7,700 | 0 | 7,700 |
| Marine Electrician (eCRAFT: Technician, Engineering III) | 30083 | 90,000 | 0 | 90,000 |
| Marine Electrician (OT) (eCRAFT: Technician, Engineering III) | 30083 | 9,000 | 0 | 9,000 |
| HVAC Technician (eCRAFT: Mechanic, Heating, Ventilation Air Conditioning I) | 23410 | 55,200 | 0 | 55,200 |
| HVAC Technician (OT) (eCRAFT: Mechanic, Heating, Ventilation Air Conditioning I) | 23410 | 5,500 | 0 | 5,500 |
| Marine Equipment Mechanic (eCRAFT: Mechanic, Machinery Maintenance I) | 23530 | 100,000 | 0 | 100,000 |
| Marine Equipment Mechanic (OT) (eCRAFT: Mechanic, Machinery Maintenance I) | 23530 | 9,600 | 0 | 9,600 |
| Pipefitter/Brazier (eCRAFT: Pipefitter, Shipboard I) | 47101 | 77,100 | 0 | 77,100 |
| Pipefitter/Brazier (OT) (eCRAFT: Pipefitter, Shipboard I) | 47101 | 7,700 | 0 | 7,700 |
| Machinist (eCRAFT: Machinist, Maintenance I) | 23550 | 55,200 | 0 | 55,200 |
| Machinist (OT) (eCRAFT: Machinist, Maintenance I) | 23550 | 5,500 | 0 | 5,500 |
| Maintenance Trades Helper (eCRAFT: Maintenance Trades Helper I) | 23580 | 38,500 | 0 | 38,500 |
| Maintenance Trades Helper (OT) (eCRAFT: Maintenance Trades Helper I) | 23580 | 3,800 | 0 | 3,800 |
| CAD Designer (eCRAFT: Drafter/CAD Operator III) | 30063 | 0 | 18,400 | 18,400 |
| Technical Writer (eCRAFT: Technical Writer, Supervisory I) | TECW | 0 | 8,700 | 8,700 |
| Painter/Sandblaster (eCRAFT: Painter I) | 23760 | 39,400 | 0 | 39,400 |
| Painter/Sandblaster (OT) (eCRAFT: Painter I) | 23760 | 3,900 | 0 | 3,900 |
| Insulator/Lagger (eCRAFT: Plumber-Machinist) | 47101 | 13,100 | 0 | 13,100 |
| Insulator/Lagger (OT) (eCRAFT: Plumber-Machinist) | 47101 | 1,300 | 0 | 1,300 |
| Clerk/Typist (eCRAFT: Word Processor I) | 1611 | 0 | 18,400 | 18,400 |
| Scheduler (eCRAFT: Manager, Administrative II) | MANA2 | 0 | 800 | 800 |
| Specialist, Configuration Management II | SCM2 | 10,000 | 10,000 | 20,000 |
| Analyst, Operations I | ANP1 |  | 20,000 | 20,000 |
| Electronics Technician, Maintenance III | 23183 | 35,000 | 0 | 35,000 |
| Electronics Technician, Maintenance I | 23181 | 50,000 | 0 | 50,000 |
| Engineer, Electrical/Electronics IV | EE4 | 0 | 700 | 700 |
| Engineer, Mechanical III | EM3 | 0 | 700 | 700 |
| Manager, Administrative II | MANA2 | 0 | 700 | 700 |
| Engineer, Mechanical II | EM2 | 0 | 700 | 700 |
| Engineer, Electrical/Electronics I | EE1 | 0 | 700 | 700 |
| Drafter/CAD Operator II | 30062 | 0 | 700 | 700 |
| Electrician, Maintenance | 23160 | 700 | 0 | 700 |
| Machinist, Maintenance | 23550 | 700 | 0 | 700 |
| Acquisition Management Support I** | AMS1 | 0 | 480 | 480 |

**These hours are only included when the labor efforts for this category are charged direct in accordance with the firm’s approved Accounting Policy and Procedures and/or Disclosure Statement, and the table shall reflect 480 hours per year (2,400 hours total). Otherwise, these hours shall be charged indirect and the table shall reflect 0 hours for this labor category.

12.4 Personnel

12.4.1 The Contractor shall allow as many personnel as practicable to remain on the job to help the successor maintain the continuity and consistency of the services required by this Contract in accordance with Clause 52.237-3 Continuity of Services (Jan 1991). The Contractor also shall disclose necessary personnel records and allow the successor to conduct on-site interviews with these employees. If 	selected employees are agreeable to the change, the Contractor shall release them at a mutually agreeable date and negotiate transfer of their earned fringe benefits to the successor.

12.4.2 Key Personnel

Key personnel will be identified at the Task Order level.

12.4.3 Non-Key Personnel

In the performance of this effort, the Contractor shall fully staff the non-key positions listed below with qualified individuals. The Contractor shall provide individuals to fill the non-key positions identified below.

The minimum education and work experience requirements for non-key labor categories below. The following labor categories are designated non-key personnel for this task order. The offeror must certify whether or not proposed personnel meet the prescribed requirements for each category. Resumes are not required for non-key personnel. The Minimum qualifications for the respective NON-KEY LABOR CATEGORIES are as follows:

12.4.3.1 Senior Program Manager:

Minimum Education: Bachelor’s level degree in any technical or managerial discipline or 20 years’ experience in Program/Project management for Navy Alteration Installation Team(AIT) work

Minimum Experience: Ten (10) years professional experience in program/project management.

12.4.3.2 Program Manager:

Minimum Education: Bachelor’s level degree in any technical or managerial discipline or 10 years’ experience in Program/Project management for Navy AIT work.

Minimum Experience: Five (5) years professional experience in program/project management.

12.4.3.3 Site Foreman:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Five (5) years professional experience in program/project management.

12.4.3.4 Assistant Site Foreman:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years professional experience in program/project management.

12.4.3.5 Quality Assurance (QA) Specialist:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Five (5) years of experience in performing quality assurance and control inspections on Navy ship HM&E or electronic systems for specification and engineering drawing requirement compliance.

12.4.3.6 Senior Engineering Technician:

Minimum Education: Graduate of high school, trade/industrial school or other supplemental vocational training.

Minimum Experience: Five (5) years practical engineering experience. This includes the installation, operation, test, maintenance or repair of Navy ship HM&E or electronic equipment and systems. This position shall have four (4) years of experience with Navy and/or commercial shipbuilding design, operations, maintenance or testing of ship HM&E or electronic equipment and systems.

12.4.3.7 Planner & Estimator:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Seven (7) years professional experience in integrated logistics support.

12.4.3.8 Logistician:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years professional experience in integrated logistics support.

12.4.3.9 Senior Engineer:

Minimum Education: Bachelor’s level degree in Electrical/Electronics Engineering.

Minimum Experience: Seven (7) years professional experience.

12.4.3.10 Engineer:

Minimum Education: Bachelor’s level degree in Electrical/Electronics Engineering.

Minimum Experience: Three (3) years professional experience.

12.4.3.11 Engineering Technician:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years of practical engineering experience in the operation, installation, test, maintenance and repair work of naval ship HM&E or electronic equipment and systems.

12.4.3.12 Quality Assurance Technician:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years of shop experience which has provided a practical knowledge of quality assurance programs, quality control inspection systems, machining skills, and a detailed knowledge of shop procedures, processes, and methods.

12.4.3.13 Electronics Technician:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Five (5) years’ experience in electrical/electronic systems.

12.4.3.14 Computer Programmer:

Minimum Education: Bachelor's level degree in Computer, Electrical or Electronics Engineering or Mathematics with field of concentration in computer science.

Minimum Experience: 3 years of professional experience in computer design, software development or computer networks.

12.4.3.15 Systems/Program Analyst:

Minimum Education: Bachelor's Degree in a business or technical field

Minimum Experience: 3 years experience in engineering/science management, operations research analysis or financial/cost analysis

12.4.3.16 Ship Fitter/Welder/Burner:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training..

Minimum Experience: The following trade positions shall have a minimum of two (2) years of shipboard experience in the position and be at the journeyman level of competence. The burner/welder should be certified in accordance with NAVSEA Standard Item 009-12, NAVSEA S9074-AQ-GIB -010/248 and NAVSEA 0900-LP-001-7000 for material such as high strength steel HY80/HY100, bimetal, aluminum, CRES, copper, brass, bronze, etc. The Contractor must provide and maintain welder and pipe fitter certifications for the approved welding/brazing process. All welding procedure qualification test data must have prior approval by NSWCPD code 337 (Welding process and NDE Branch) prior to accomplishing any welding/brazing under this contract. Under no circumstances will a welder/brazier perform the required welding/brazing process unless they are certified to perform that welding/brazing process. Personnel shall carry on their person a copy of the certification at all times during the work effort.

12.4.3.17 Trade Personnel:

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: The following trade positions except Marine Electrician shall have a minimum of two (2) years of shipboard experience in the position and be at the journeyman level of competence. The Marine Electrician shall have a minimum of three (3) years of shipboard experience in the position and be at the journeyman level of competence.

. Marine Electrician

. HVAC Technician

. Marine Equipment Mechanic

. Pipefitter/Brazier

. Machinist

. Maintenance Trades Helper

Note: Due to the nature of the work and for the installation team to be cost-effective, crossing of trade boundaries will be required. This entails that paint touch up will not require a painter in most cases. Each person will clean up after themselves, thus not requiring sweepers/cleaners.

Mechanics will be expected to carry or rig their own gear vice needing riggers (except for heavy lifts).

12.4.3.18 CAD Designer:

Minimum Education: High school diploma.

Minimum Experience: Five (5) years of working experience in engineering projects involved in design, test, maintenance or operation of HM&E, or Electronic Systems and Equipment. Three (3) years of experience developing and revising engineering drawings for shipboard systems. Graduation from an accredited technical, vocational, or apprentice school drafting program may be substituted for up to two (2) years of experience. One (1) year of experience should include the use of AUTOCAD with its latest version.

12.4.3.19 Technical Writer:

Minimum Education: Bachelor's level degree in any field.

Minimum Experience: 3 years work related experience in technical writing/editing

12.4.3.20 Painter/Sandblaster:

Minimum Education: Qualified to Society of Protective Coatings specification SSPC-QP2 or equivalent.

Minimum Experience: One (1) year experience/apprenticeship with shipboard painting demonstrating knowledge, skills and abilities sufficient to strip, prepare surface and paint using various coatings and materials. This includes understanding MSDS sheets, containment of air born particles, sealing scuppers and drains, building isolation barriers and setting up proper ventilation for the workspace. Possess Environmental Protection Agency (EPA) approved lead paint removal certification.

12.4.3.21 Insulator/Lagger:

Minimum Education: Successful completion of Ship’s Lagger Applied Skill Technology Course or equivalent.

Minimum Experience: One (1) year experience/apprenticeship with lagging demonstrating a knowledge, skills and abilities sufficient to fabricate and assemble various insulating systems of differing materials. This includes cutting, shaping, positioning, alignment and mounting on piping systems and ventilation ducting. Possess an Environmental

Protection Agency (EPA) approved Asbestos Handling Certification.

12.4.3.22 Scheduler (Manager, Administrative II)

Minimum Education: Bachelor's level degree in Accounting, Finance, Economics or Business Administration.

Minimum Experience: 3 years of professional experience.

12.4.3.23 Clerk/Typist:

Minimum Education: Graduate of high school or GED certificate.

Minimum Experience: One (1) year experience in word processing particularly in MS Word.

12.4.3.24  Specialist, Configuration Mgmt II (SCM2):

Minimum Education: Bachelor's level degree in any field.

Minimum Experience: 7 years of professional experience in configuration management.

12.4.3.25  Analyst, Operations I  (ANP1):

Minimum Education: Bachelor's level degree in an Engineering discipline, Physics or Mathematics.

Minimum Experience: 3 years professional experience in operations research.

12.4.3.26  Electronics Technician Maintenance III (23183):

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Ten (10) years professional experience in Naval electrical systems.

12.4.3.27  Electronics Technician Maintenance I (23181):

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: One (1) year professional experience in Naval electrical systems.

12.4.3.28  Engineer, Electrical/Electronics IV (EE4):

Minimum Education: Master's level degree in Electrical/Electronics Engineering.

Minimum Experience: 10 years of professional experience.

12.4.3.29  Engineer, Mechanical III (EM3):

Minimum Education: Bachelor's level degree in Mechanical Engineering.

Minimum Experience: 7 years of professional experience.

12.4.3.30  Manager, Administrative II (MANA2):

Minimum Education: Bachelor's level degree in Accounting, Finance, Economics or Business Administration.

Minimum Experience: 3 years of professional experience.

12.4.3.31  Engineer, Mechanical II (EM2 ):

Minimum Education: Bachelor's level degree in Mechanical Engineering.

Minimum Experience: 3 years of professional experience.

12.4.3.32  Engineer, Electrical/Electronics I  (EE1):

Minimum Education: Bachelor's level degree in Electrical/Electronics Engineering.

Minimum Experience: No required professional experience.

12.4.3.33  Drafter/CAD Operator II (30062):

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years professional experience in drafting (creating/interpreting engineering drawings).

12.4.3.34  Electrician, Maintenance III (23160):

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years professional experience in Naval electrical systems

12.4.3.35  Machinist Maintenance (23550):

Minimum Education: Graduate of high school, GED certificate, trade/industrial school or other supplemental vocational training.

Minimum Experience: Three (3) years professional experience as a machinist.

12.4.3.36  Acquisition Management Support I (AMS1):

Minimum Education: Bachelor’s level degree.

Minimum Experience: No required professional experience.

If at any time during performance the qualifications of non-key personnel are called into question, the COR and Contracting Officer may request to review the resume for a Contractor employee utilized under a non-key labor category.

NOTE: If an offeror fails to identify, as part of its proposal, an indirect cost rate what would otherwise be applicable to one of the support and subcontract cost items, it shall not be allowed to invoice for the indirect rate after award since the evaluation of its offer did not include that rate.

12.5 DON Cyberspace IT (Information Technology) / Cybersecurity & Information Assurance Functions and Personnel Requirements – N/A

13.0 NSWCPD Electronic Cost Reporting and Financial Tracking (eCRAFT) System

13.1 In addition to the requirements of Clause C-237-W001 “Electronic Cost Reporting and Financial Tracking (eCRAFT) System Reporting (NAVSEA)”, the contractor is required to provide supporting accounting system reports, at the Contracting Officer’s request, based on the review of the invoice documentation submitted to eCRAFT.  This documentation will include reports such as the Job Summary Report (or equivalent), Labor Distribution Report (or equivalent), and General Ledger Detail Report (or equivalent).  Supporting labor data provided must include unburdened direct labor rates for each employee and labor category.  Cost breakdowns for ODCs, Materials, travel and other non-labor costs must be at the transactional level in sufficient detail so the Government can review allocability to the contract/task order.  Indirect costs allocated to direct costs must be shown at the lowest level of detail sufficient to reconcile each indirect rate to the appropriate allocation base.

13.2 On invoices containing subcontractor costs, the prime contractor agrees, at the Contracting Officer’s request, to attach as supporting documentation all invoices received from subcontractors, unless the subcontractor submits invoices directly to the CO and COR.  This requirement applies to all subcontract types (Cost, FFP, etc.).

(a) The Contractor agrees to upload the Contractor's Funds and Man-hour Expenditure Reports in the Electronic Cost Reporting and Financial Tracking (eCRAFT) System. The eCRAFT Reports must use the standardized labor categories identified in Section C - Statement of Work. Compliance with this requirement is a material requirement of this contract. Failure to comply with this requirement may result in contract termination.

(b)The Contractor's Funds and Man-hour Expenditure Report reports contractor expenditures for labor, materials, travel, subcontractor usage, and other contract charges.

(c) The Contracting Officer may require supporting accounting system reports based on the review of the invoice documentation submitted to eCRAFT such as the Job Summary Report (or equivalent), Labor Distribution Report (or equivalent), and General Ledger Detail Report (or equivalent).

(d) The contractor shall submit its reports on the same day it submits an invoice in iRAPT. The costs reflected in eCRAFT shall be the same as those in iRAPT. eCRAFT acceptance/rejection will be indicated by e-mail notification from eCRAFT.

(e) The eCRAFT Periodic Report Utility (ePRU) is an Excel tool used to facilitate generating reports of expenditures-against-cost contracts. The generated XML files will then be submitted by the ePRU tool via email to NUWC_NPT_eCRAFT.FCT@navy.mil for submission into the eCRAFT Database Management System. The ePRU spreadsheet and user manual can be obtained from the NUWC Division Newport

Contracts Home Page under eCRAFT information at: http://www.navsea. nayy.mil/Home/Warfare- Centers/NUWC¬ Newport/Partnerships/Commercial-Contracts/Information-eCraft. Officers, employees and associates of other prime Contractors with the Government and their subcontractors, shall, as authorized by the Supervisor, have, at all reasonable times, admission to the plant, access to the vessel(s) where and as required, and be permitted, within the plant and on the vessel(s) required, to perform and fulfill their respective obligations to the Government. The Contractor shall make reasonable arrangements with the Government or Contractors of the Government, as shall have been identified and authorized by the Supervisor to be given admission to the plant and access to the vessel(s) for office space, work areas, storage or shop areas, or other facilities and services, necessary for the performance of the respective responsibilities involved, and reasonable to their performance.

14.0 SPECIAL REQUIREMENTS

14.0.1 CONTRACTOR CAPABILITIES AND CERTIFICATIONS

14.0.1 Contractor Capabilities and Certifications

 NAVSEA 09MP approved Quality Plan / Quality Management Program.

 Defense Contract Management Command (DCMC) approved government property control procedures.

14.0.2 GENERAL REQUIREMENTS

14.0.2.1 Required Standard of Workmanship

Unless otherwise specifically provided in this contract, the quality of all services rendered hereunder shall conform to the highest standards in the relevant profession, trade or field of endeavor. All services shall be rendered by or supervised directly by individuals fully qualified in the relevant profession, trade or field, and holding any licenses required by law. The Contractor is responsible for ensuring that all personnel have updated certifications and qualifications to complete their assigned tasks. Any specialized training to acquire these certifications is the responsibility of the Contractor.

14.0.3 Data Requirements

14.0.3.1 In performing this contract, the Contractor is required to provide the required documentation as applicable for each individual task order. All data deliverables shall be in accordance with the attached Contract Data Requirements Lists (CDRLs) DD Form 1423 included with this solicitation. See Clause HQ C-1-0001 for a complete list of CDRLs.

14.0.3.2 Enterprise-wide Contractor Manpower Reporting Application (ECMRA)

The Contractor shall report ALL Contractor labor hours (including Subcontractor labor hours) required for performance of services provided under this contract via a secure data collection site. The Contractor is required to completely fill in all required data fields using the following web address https://doncmra.nmci.navy.mil . Reporting inputs will be for the labor executed during the period of performance during each Government fiscal year (FY), which runs October 1 through September 30. While inputs may be reported any time during the FY, all data shall be reported no later than October 31 of each calendar year. Contractors may direct questions to the help desk, linked at https://doncmra.nmci.navy.mil.

14.1 Quality Management System

The Contractor shall adhere to the requirements of NAVSEA Technical Specification 9090-310 (series) (Modernization work only).

    - The Contractor shall adhere to the requirements of the latest NAVSEA Standard Items relevant to the requirements of the SOW.

    - The Contractor shall maintain a Quality Management System (QMS) in accordance with ASQ/ANSI/ISO 9001:2015 standards. QMS packages are required to adhere to the requirements of:

  - NAVSEA Standard Item 009-04 (series) (Modernization & Non-Modernization work)

  - NAVSEA Technical Specification 9090-310 (series) (Modernization work only)

    - The Contractor shall maintain Quality Management System (QMS) acceptance from NAVSEA 09MP in accordance with NAVSEA Technical Specification 9090-310 (series) (Modernization work only).

    - The Contractor shall notify in writing the following when any changes are made to the Quality Management System (QMS) that may affect work:

- NSWCPD’s Quality Department (Modernization & Non-Modernization work)

- NAVSEA 09MP (Modernization work only)

14.2 Risk Management

14.2.1 The contractor shall develop an internal risk management program and work jointly with the (Insert customer Tech Code/Office) to develop an overall risk management program.

14.2.2 Assign responsibility for risk mitigation activities, and monitor progress through a formal tracking system.

14.2.3 Conduct risk identification and analysis during all phases of the program, including proposal development. Develop appropriate risk mitigation strategies and plans.

14.2.4 Use projected consequences of high probability risks to help establish the level of management reserve and schedule reserve.

14.2.5 Assess impact of identified performance, schedule and costs risks to estimate at completion, and include in the estimate as appropriate. Develop a range of estimates (best case, most likely, worst case).

14.2.6 The Contractor shall capture risks and associated mitigation plans in a risk database and provide status updates to the 	Government for all documented risks upon request.

14.3 LEVEL I Work

This contract has the potential for Level I work.

14.3.1   Applicants bidding on Level I Task orders will be expected to have processes and procedures to perform Level I work. NOTE: NOT ALL PARTICIPATING VENDORS ON THIS CONTRACT WILL QUALIFY TO PERFORM LEVEL I TASK ORDERS.

14.3.2	The specific Level I requirements applicable to the task being performed will be defined at the task order level. Applicants bidding on Level I work for this contract are expected to have processes and procedures in place to meet the requirements of a NAVSEA Level I compliant program in accordance with MINIMUM STANDARD QUALITY CONTRACT REQUIREMENTS FOR MATERIAL PROCUREMENT, MODIFICATION, REPAIR, OR OVERHAUL OF MATERIAL APPENDIX A,  to support all Level I work.

14.3.3 The specific Quality Assurance/Technical /CDRL requirements of the Level I program will be detailed via the Tech code provided Technical data packages along with the statement of work generated for the associated task order. The contractor shall notify NSWCPD in writing when any changes are made to the QMS when performing/executing Level I work.

14.4 Software Development Plan – N/A

14.5 Applicable NSWCPD Occupational Safety and Health (OSH) /NAVSEA Standard Items 009-01 and 009-112

The contractor shall be in compliance with the following NAVSEA Standard Items:

- NSI 009-01 – General Criteria:

https://www.navsea.navy.mil/Portals/103/Documents/SSRAC/NSI/FY24/009-01_FY24.pdf

- NSI 009-112 - Prevention of Radiographic-Inspection Ionizing-Radiation Hazard

https://www.navsea.navy.mil/Portals/103/Documents/SSRAC/NSI/FY%2022/FY%2022%20Orig/009-112_FY22_pkg.pdf