# PERFORMANCE WORK STATEMENT (PWS)

# DEPARTMENT OF VETERANS AFFAIRS

Veterans Health Administration (VHA)

Human Capital Management (HCM)

Human Resource Service Management (HRSM) Solution

Date: April 9th, 2026

VA-26-00037243

PWS Version Number: 2.0

# Contents

1.0	BACKGROUND	4

2.0	APPLICABLE DOCUMENTS	4

3.0	SCOPE OF WORK	8

4.0	PERFORMANCE DETAILS	9

4.1	PERFORMANCE PERIOD	9

4.2	PLACE OF PERFORMANCE	10

4.3	TRAVEL	10

5.0	SPECIFIC TASKS AND DELIVERABLES	10

5.1	PROJECT MANAGEMENT	11

5.1.1	CONTRACTOR PROJECT MANAGEMENT	11

5.2	HRSM SOLUTION	12

5.2.1	HRSM SUBSCRIPTIONS	12

5.3	CONFIGURATION OF RECRUITMENT AND HIRING MODULE	19

5.3.1	AUTOMATED ONBOARDING WORKFLOWS	19

5.3.2	RECRUITMENT & CANDIDATE CAPABILITIES	19

5.3.3	DATA MIGRATION REQUIREMENTS	23

5.4	CONFIGURATION OF HR HELPDESK CASE MANAGEMENT MODULE	24

5.5	ASSESSMENT AND INTERVIEW DELIVERY MODULE	26

5.5.1	ASSESSMENT DELIVERY AND MANAGEMENT PLATFORM	26

5.5.2	INTERVIEW DELIVERY AND MANAGEMENT PLATFORM	27

5.6	FEDRAMP AUTHORITY TO OPERATE (ATO), ASSESSMENT AUTHORIZATION AND CONTINUOUS MONITORING	28

5.7	GO-LIVE AND HYPERCARE SUPPORT	29

5.8	VENDOR MANAGED SAAS HOSTING	30

5.9	OPTION PERIODs ONE through FOUR	30

5.10	OPTIONAL TASK 1: CONFIGURATION OF LOW CODE MODULE	30

5.11	OPTIONAL TASK 2: CONFIGURATION OF FORMS MODULE	31

5.12	OPTIONAL TASK 3: DEPLOY HR FORMS	33

5.13	OPTIONAL TASK 4: SETUP ADVANCED DATA ANALYTICS	33

5.14	OPTIONAL TASK 5: CONFIGURATION OF ADDITIONAL MODULES	34

5.15	OPTIONAL TASK 6: INTEGRATE VA MICROSOFT TEAMS WITH THE HELPDESK	35

5.16	OPTIONAL TASK 7: IMPLEMENT LIVE AGENT FOR HELPDESK	35

5.17	OPTIONAL TASK 8: TRANSITION RECRUITMENT AND HIRING FOR ADDITIONAL HIRING AUTHORITIES	36

5.18	OPTIONAL TASK 9: ENHANCEMENTS	36

5.19	OPTIONAL TASK 10: TRANSITION OUT	37

5.20	OPTIONAL TASK 11: ADDITIONAL SUBSCRIPTIONS	38

5.21	OPTIONAL TASK 12: SETUP INTEGRATION WITH VA SYSTEMS	38

5.22	OPTIONAL TASK 13: REQUEST SYNCHRONOUS CANDIDATE INTERVIEW LICENSES	39

5.23	OPTIONAL TASK 14: REQUEST ASYNCHRONOUS CANDIDATE INTERVIEWS LICENSES	39

6.0	GENERAL REQUIREMENTS	46

6.1	ENTERPRISE AND IT FRAMEWORK	46

6.1.1	VA TECHNICAL REFERENCE MODEL	46

6.1.2	ZERO TRUST – VA CRITICAL SECURITY CONTROLS	46

6.1.3	FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)	46

6.1.4	INTERNET PROTOCOL VERSION 6 (IPv6)	48

6.1.5	TRUSTED INTERNET CONNECTION (TIC)	48

6.1.6	STANDARD COMPUTER CONFIGURATION	48

6.1.7	VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)	49

6.1.8	PROCESS ASSET LIBRARY (PAL)	50

6.1.9	AUTHORITATIVE DATA SOURCES	50

6.1.10	SOCIAL SECURITY NUMBER (SSN) REDUCTION	51

6.1.11	SOFTWARE AND LICENSING REQUIREMENTS	51

6.1.12	GENERATIVE ARTIFICIAL INTELLIGENCE REQUIREMENTS	52

6.1.12.1	AI SYSTEM/LLM DEVELOPMENT AND OPERATION DOCUMENTATION REQUIREMENTS	53

6.1.12.2	MONITORING, REPORTING, AND CORRECTIVE ACTION	55

6.1.12.3	AI MODEL UPDATES AND CHANGE DISCLOSURES	55

6.1.13	SOURCE CODE HARMONIZATION AND REUSE IN INFORMATION TECHNOLOGY (SHARE IT Act)	56

6.2	SECURITY AND PRIVACY REQUIREMENTS	56

6.2.1	POSITION/TASK RISK DESIGNATION LEVEL(S)	56

6.2.2	CONTRACTOR PERSONNEL SECURITY REQUIREMENTS	57

6.3	METHOD AND DISTRIBUTION OF DELIVERABLES	59

6.4	PERFORMANCE METRICS	59

6.5	FACILITY/RESOURCE PROVISIONS	60

ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED	62

ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE	67

# BACKGROUND

The Department of Veterans Affairs (VA), Veterans Health Administration (VHA), Human Capital Management (HCM) is committed to providing high-quality, efficient, and modern human resources (HR) support to those who deliver care to our Nation’s Veterans. With increasing workforce transparency and accountability demands, evolving regulations and policies, and a growing need to accelerate hiring there is a requirement for the evolution of VHA’s talent acquisition strategy and HR service management capabilities. This evolution is essential to ensure VHA can quickly source, attract, and hire top talent while improving service delivery and the employee experience.

To meet these challenges, VHA HCM is pursuing the acquisition of a next generation Human Resource Service Management (HRSM) Software as a Service (SaaS) solution that is a cohesive suite of applications designed to streamline HR services across the enterprise. This initiative will augment USA Staffing and USA Hire capabilities to assist in the recruitment and hiring of healthcare professionals, as well as onboarding of other employee types identified in Optional Task 8. The solution will integrate modern technologies, including analytics, to identify bottlenecks, hiring trends, and gaps to assist in tracking and reducing of VA’s Time‑to‑Hire, currently averaging 80–100 days. The solution will also include digital tools that enhance service delivery for our current employees by providing a range of knowledge, resources, service desk and self-service tools, resulting in enhanced candidate and employee experience as well as productivity. Integrating enterprise systems and consolidating capabilities into a single modern solution, the HRSM initiative directly supports VA’s enterprise talent acquisition strategy and HR service delivery goals.

The HRSM solution will also integrate with VA’s personnel system, the future Federal HR 2.0 system and core architecture to ensure seamless, secure, and scalable operations across VHA’s 374,000+ user enterprise.

# APPLICABLE DOCUMENTS

In the performance of the tasks associated with this Performance Work Statement, the Contractor shall comply with the following:

- “Federal Information Security Modernization Act of 2014”

- Federal Information Processing Standards (FIPS) Publication 140-3, “Security Requirements for Cryptographic Modules”, March 22, 2019

- FIPS Pub 199. “Standards for Security Categorization of Federal Information and Information Systems,” February 2004

- FIPS Pub 200, “Minimum Security Requirements for Federal Information and Information Systems,” March 2006

- FIPS Pub 201-3, “Personal Identity Verification of Federal Employees and Contractors,” January 2022

- 10 U.S.C. § 2224, "Defense Information Assurance Program", as amended

- 5 U.S.C. § 552a, as amended, “The Privacy Act of 1974”

- Public Law 109-461 (P.L. 109-461), Veterans Benefits, Health Care, and Information Technology Act of 2006, as amended, Title IX, Information Security Matters

- 42 U.S.C. § 2000d “Title VI of the Civil Rights Act of 1964”, as amended

- VA Directive 0710, “Personnel Vetting Program,” September 8, 2025, https://www.va.gov/vapubs/index.cfm

- VA Handbook 0710, “Personnel Vetting Program,” September 8, 2025, https://www.va.gov/vapubs/index.cfm

- VA Directive 6102, “Internet/Intranet Services,” August 5, 2019

- 36 C.F.R. Part 1194 “Information and Communication Technology Standards and Guidelines,” as amended

- Office of Management and Budget (OMB) Circular A-130, “Managing Federal Information as a Strategic Resource,” July 28, 2016

- 32 C.F.R. Part 199, “Civilian Health and Medical Program of the Uniformed Services (CHAMPUS)”, as amended

- NIST SP 800-66 Rev. 2, “Implementing the Health Insurance Portability and Accountability Act (HIPAA) Security Rule: A Cybersecurity Resource Guide,” February 2024

- 45 C.F.R Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 C.F.R. Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”); as amended

- Sections 504 and 508 of the Rehabilitation Act (29 U.S.C. § 794d), as amended

- Homeland Security Presidential Directive (12) (HSPD-12), August 27, 2004

- VA Directive 6500, “VA Cybersecurity Program,” February 24, 2021 (see VA NOTICE 24-18, dated September 27, 2024, “Update to VA Directive 6500 Cybersecurity Program”, and VA Notice 25-07, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500, “Risk Management Framework for VA Information Systems VA Information Security Program,” February 24, 2021 (see VA Notice 25-01, dated October 15, 2024, “Update to VA Handbook 6500 Risk Management Framework for VA Information Systems VA Information Security Program”, and VA Notice 25-06, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”, VA Notice 25-16, dated September 15, 2025, “Amending VA Handbook 6500 to Replace Enterprise Mission Assurance Support Services Tool With Office of Information Technology Governance Risk Compliance Tool, and VA Notice 25-17, dated September 22, 2025, “Rescission Of Office Of Information Security (OIS) Deputy Assistant Secretary (DAS) Memorandum – Requirements of Proper Plan of Action and Milestones (POA&M) Completion)

- VA Handbook 6500.2, “Management of Breaches Involving Sensitive Personal Information (SPI),” June 30, 2023

- VA Handbook 6500.6, “Contract Security,” March 12, 2010 (see VA Notice 24-12, dated April 22, 2024, “Update to VA Handbook 6500.6, Contract Security, Appendix C VA Information and Information System Security/Privacy Language For Inclusion Into Contracts, As Appropriate”)

- VA Handbook 6500.8, “Information System Contingency Planning,” March 25, 2025

- VA Handbook 6500.10, “Mobile Device Security Policy,” February 15, 2018 (see VA NOTICE 25-10, dated June 9, 2025, “Use of Personally Owned Mobile Devices Policy Amendment of Department of Veterans Affairs Handbook 6500.10”, and VA Notice 25-15, dated August 22, 2025, “Update to VA Handbook 6500.10 Mobile Device Security Policy”)

- VA Handbook 6500.11, “VA Firewall Configuration,” August 22, 2017

- OIT Process Asset Library (PAL), OIT Process Asset Library.

- One-VA Technical Reference Model (TRM) (reference at https://www.va.gov/trm/TRMHomePage.aspx)

- VA Directive 6508, “Implementation of Privacy Threshold Analysis and Privacy Impact Assessment,” October 15, 2014

- VA Directive 6510, “VA Identity, Credential and Access Management,” September 3, 2024

- VA Handbook 6510, “VA Identity, Credential and Access Management,” September 27, 2024

- VA Directive and Handbook 6513, “Secure External Connections,” October 12, 2017

- VA Directive 6300, “Records and Information Management,” September 21, 2018

- VA Handbook, 6300.1, “Records Management Procedures,“ March 24, 2010

- NIST SP 800-37 Rev 2, “Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy,” December 2018

- NIST SP 800-53 Rev. 5, “Security and Privacy Controls for Federal Information Systems and Organizations,” September 23, 2020 (includes updates as of 12/10/2020)

- VA Directive 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” October 26, 2015

- VA Handbook 0735, “Homeland Security Presidential Directive 12 (HSPD-12) Program,” March 24, 2014

- OMB Memorandum 05-24, “Implementation of Homeland Security Presidential Directive (HSPD) 12 – Policy for a Common Identification Standard for Federal Employees and Contractors,” August 5, 2005

- OMB Memorandum M-19-17, “Enabling Mission Delivery Through Improved Identity, Credential, and Access Management,” May 21, 2019

- OMB Memorandum, “Guidance for Homeland Security Presidential Directive (HSPD) 12 Implementation,” May 23, 2008

- Federal Identity, Credential, and Access Management (FICAM) Architecture, June 30, 2023 (FICAM Architecture (idmanagement.gov))

- NIST SP 800-116 Rev 1, “Guidelines for the Use of Personal Identity Verification (PIV) Credentials in Facility Access,“ June 2018

- NIST SP 800-63 Rev 4, 800-63A-4, 800-63B-4, 800-63C-4, “Digital Identity Guidelines,” August 1, 2025

- NIST SP 800-157, “Guidelines for Derived PIV Credentials,” December 2014

- VA Memorandum, VAIQ #7100147, “Continued Implementation of Homeland Security Presidential Directive 12 (HSPD-12),” April 29, 2011 (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- IAM Identity Management Business Requirements Guidance document, May 2013, (reference Enterprise Architecture Section, PIV/IAM (reference https://www.voa.va.gov/documentlistpublic.aspx?NodeID=514)

- VA Memorandum “Personal Identity Verification (PIV) Logical Access Policy Clarification,” July 17, 2019, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896

- Trusted Internet Connections (TIC) 3.0 Core Guidance Documents, https://www.cisa.gov/publication/tic-30-core-guidance-documents

- OMB Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative,” September 12, 2019

- OMB Memorandum M-08-23, “Securing the Federal Government’s Domain Name System Infrastructure,” August 22, 2008

- Sections 524 and 525 of the Energy Independence and Security Act of 2007, (P.L. 110–140), December 19, 2007

- Section 104 of the Energy Policy Act of 2005, (P.L. 109–58), August 8, 2005

- Executive Order 13221, “Energy-Efficient Standby Power Devices,” August 2, 2001

- Executive Order 14148, “Initial Rescissions of Harmful Executive Orders and Actions,” dated January 20, 2025

- VA Directive 0057, “VA Environmental Management Program,” October 25, 2022

- OIS VAIQ #7424808 Memorandum, “Remote Access,” January 15, 2014, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- Clinger-Cohen Act of 1996, 40 U.S.C. §11101 and §11103

- “Veteran Focused Integration Process (VIP) Guide 4.0,” March  2021, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371

- VA Memorandum “Proper Use of Email and Other Messaging Services,” January 2, 2018, https://www.voa.va.gov/DocumentListPublic.aspx?NodeId=28

- “Product Line Management Transformation Playbook” version 3.1, August 2023, https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946

- NIST SP 500-267B Revision 1, “USGv6 Profile,” November 2020

- OMB Memorandum M-21-07, “Completing the Transition to Internet Protocol Version 6 (IPv6),” November 19, 2020

- Social Security Number (SSN) Fraud Prevention Act of 2017

- Section 240 of the Consolidated Appropriations Act (CAA) 2018, March 23, 2018

- C.F.R Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, as amended

- Executive Order 14028, “Executive Order on Improving the Nation's Cybersecurity,” May 12, 2021, https://bidenwhitehouse.archives.gov/briefing-room/presidential-actions/2025/01/16/executive-order-on-strengthening-and-promoting-innovation-in-the-nations-cybersecurity/

- OMB Memorandum M-22-09, “Moving the U.S. Government Toward Zero Trust Cybersecurity Principles”, January 26, 2022, https://www.whitehouse.gov/wp-content/uploads/2022/01/M-22-09.pdf.

- NIST SP 800-52 Revision 2, “Guidelines for the Selection, Configuration, and Use of Transport Layer Security (TLS) Implementations

- OMB M-26-05, “Adopting a Risk-based Approach to Software and Hardware Security,” January 23, 2026

- OMB M-21-31, “Improving the Federal Government’s Investigative and Remediation Capabilities Related to Cybersecurity Incidents,” August 27, 2021

- NIST SP 800-88 Revision 1 “Guidelines for Media Sanitization,” December 2014

- CISA Binding Operational Directive (BOD) 19-02: “Vulnerability Remediation Requirements of Internet-Accessible Systems,” April 29, 2019, BOD 19-02: Vulnerability Remediation Requirements for Internet-Accessible Systems | CISA

- CISA BOD 22-01: “Reducing the Significant Risk of Known Exploited Vulnerabilities,” November 3, 2021, BOD 22-01: Reducing the Significant Risk of Known Exploited Vulnerabilities | CISA

- CISA BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks.” Cybersecurity & Infrastructure Security Agency (CISA), BOD 23-01: Improving Asset Visibility and Vulnerability Detection on Federal Networks | CISA

- VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, June 03, 2019

- VA Memorandum, “VA Security Controls,” January 17, 2025, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010

- E.O. 13960, “Promoting the Use of Trustworthy Artificial Intelligence in the Federal Government,” December 3, 2020

- E.O. 14319, “Preventing Woke AI in the Federal Government,” July 23, 2025

- OMB Memorandum M-25-21, “Accelerating Federal Use of AI through Innovation, Governance, and Public Trust,” April 3, 2025

- OMB Memorandum M-25-22, “Driving Efficient Acquisition of Artificial Intelligence in Government,” April 3, 2025

- OMB Memorandum M-26-04, “Increasing Public Trust in Artificial Intelligence (AI) Through Unbiased AI Principles,” December 11, 2025

# SCOPE OF WORK

The Contractor shall deliver a fully integrated, enterprise-level HRSM solution to support nationwide HR operations for the VHA. The solution shall utilize a scalable, Federal Risk and Authorization Management Program (FedRAMP)-authorized Software as a Service (SaaS) model capable of supporting high volume, complex HR transactions across VHA’s diverse mission set.

The Contractor shall provide all necessary services for successful implementation, to include: system configuration, SaaS subscription services, secure hosting, testing, training support, and deployment. The solution shall be fully configured to meet VHA’s HR operational and mission requirements and shall integrate seamlessly with VA’s core personnel system, the future Federal HR 2.0 system and other designated systems.

The Contractor shall obtain and maintain a VA Authority to Operate (ATO). The HRSM solution must provide secure, reliable, and high-performance capabilities to support talent acquisition, employee lifecycle management, HR service desk, case management, specialized hiring and onboarding workflows for healthcare personnel and other employee types outlined in Optional Task 8, as well as reporting and analytics.

The solution will serve as the enterprise system of record for HR service delivery and support all modules within the HR suite. It will complement and augment existing enterprise systems through standardized, integrated workflows and data exchange.

In addition, the Contractor shall provide government personnel training to ensure that all affected employees are proficient in the new systems configuration, administration and operations.

# PERFORMANCE DETAILS

## PERFORMANCE PERIOD

The Period of Performance (PoP) shall be one 12-month Base Period from date of award, with four 12-month option periods and fourteen optional tasks. The overall PoP shall not exceed 60 months.

Any work at the Government site shall not take place on Federal holidays or weekends unless directed by the Contracting Officer (CO).

There are 11 Federal holidays set by law (USC Title 5 Section 6103) that VA follows:

Under current definitions, five are set by date:

New Year's Day			January 1

Juneteenth				June 19

Independence Day			July 4

Veterans Day			November 11

Christmas Day			December 25

If any of the above falls on a Saturday, then Friday shall be observed as a holiday.  Similarly, if one falls on a Sunday, then Monday shall be observed as a holiday.

The other six are set by a day of the week and month:

Martin Luther King's Birthday	Third Monday in January

Washington's Birthday	Third Monday in February

Memorial Day	Last Monday in May

Labor Day	First Monday in September

Columbus Day	Second Monday in October

Thanksgiving	Fourth Thursday in November

## PLACE OF PERFORMANCE

Tasks under this PWS shall be performed at Contractor facilities.  The Contractor shall identify the Contractor’s place of performance in their proposal submission.

## TRAVEL

No travel is anticipated in performance of this effort.

# SPECIFIC TASKS AND DELIVERABLES

The Contractor shall perform the following:

Base Year Task Summary:

1. Contractor Project Management

2. HRSM Solution

3. Configuration of Recruitment and Hiring Module

4. Configuration of HR Helpdesk Case Management Module

5. Assessment and Interview Delivery Module

6. Fedramp ATO

7. Go-Live and Hypercare Support

8. Assessment Subscriptions

9. Vendor Managed SaaS Hosting

Optional Task Summary:

1.	Configuration of Low Code Module

2.	Configuration of Forms Module

3.	Deploy VA HR Forms

4.	Setup Advanced Data Analytics

5.	Configuration of Additional Solutions

6.	Integrate VA Microsoft Teams with the Helpdesk

7.	Implement Live Agent for Helpdesk

8.	Transition Recruitment And Hiring For Additional Hiring Authorities

9.	Enhancements

10.	Transition Out

11.	Request Additional Subscriptions

12.	Setup Integration with VA Systems

13.	Request Synchronous Interview Candidate Interview Licenses

14.	Request Asynchronous Interview Candidate Interview Licenses

Priority One Business Outcomes - Timeline Estimate:

| Milestone: | Timeframe: | Notes: |
| --- | --- | --- |
| HR Helpdesk/TXP Phase 1 Go-Live | Q1 FY27 (Nov-Dec 2026) | Initial deployment of Helpdesk Phase 1 capabilities |
| Begin Transition of Title 38 & Hybrid VHA Employee Hiring | Q2 FY27 (Jan–Mar 2027) | Start migrating hiring into the new HRSM solution |
| Complete Transition of Title 38 & Hybrid VHA Employee Hiring | Q4 FY27 (Jul–Sep 2027) | Full adoption and stabilization for phase 1 scope in HRSM |

## PROJECT MANAGEMENT

### CONTRACTOR PROJECT MANAGEMENT

The Contractor shall deliver a Contractor Project Management Plan (CPMP) that lays out the Contractor’s approach, timeline, and tools to be used in execution of the contract. The CPMP should take the form of both a narrative and graphic format that displays the schedule, milestones, risks, and resource support. The CPMP shall also include how the Contractor shall coordinate and execute planned, routine, and ad hoc data collection reporting requests as identified within the PWS. The initial baseline CPMP shall be concurred upon and updated in accordance with Section B of the contract. The Contractor shall update and maintain the VA PM approved CPMP throughout the PoP.

The Contractor shall provide the Contracting Officer’s Representative (COR) with Weekly Progress Reports for priority one tasks and Monthly Progress Reports for all other tasks in electronic form in Microsoft Office format [docx (Word), .xlsx (Excel), or .pptx (PowerPoint)]. The reports shall include detailed instructions/explanations for each required data element, to ensure that data is accurate and consistent. These reports shall reflect data as of the last day of the preceding period.

The Progress Reports shall include the following elements:

- Recent Accomplishments

- Next Steps

- Challenges

The Progress Reports shall cover all work completed during the reporting period and work planned for the subsequent reporting period. The reports shall also identify any problems that arose and provide a description of how the problems were resolved. If problems have not been completely resolved, the Contractor shall provide an explanation including their plan and timeframe for resolving the issue. The report shall also include an itemized list of all Information and Communication Technology (ICT) deliverables and their current Section 508 conformance status. The Contractor shall monitor performance against the CPMP and report any deviations. It is expected that the Contractor will keep in communication with VA accordingly so that issues that arise are transparent to both parties to prevent escalation of outstanding issues. The Contractor shall provide a Deployment Plan and define deployment goals, expected outcomes, environment readiness, data migration, configuration backup plan and estimated date and time for each phase of the deployment. The Contractor shall also include procedures to revert to its previous working state if issues arise during the transition. The Deployment Plan shall include roles and responsibilities of individual or organization for each task and procedure for communicating stakeholders before, during and after deployment. The Contractor shall provide key personnel, including a systems engineer, functional analyst, configuration developer, and architect, to ensure the project is staffed with individuals possessing the necessary expertise to meet the requirements. The Contractor shall present upcoming functionality for each scheduled and ad hoc release. The Contractor shall provide communications support and materials such as slide decks, support for presentations to key stakeholders, meeting facilitation, presentations to the Steering Committee etc.

Deliverable:

- Contractor Project Management Plan

- Weekly Progress Report

- Monthly Progress Report

- Deployment Plan

## HRSM SOLUTION

### HRSM SUBSCRIPTIONS

The Contractor shall provide a Commercial Off the Shelf (COTS) HRSM with a moderate FedRAMP SaaS solution to streamline human resources services.

The Contractor shall provide subscription‑based, cloud‑hosted access to a complete and cohesive HRSM solution for VHA VA users, with the final subscription quantity to be confirmed prior to the go‑live date. The current estimate of subscriptions will be approximately 374,000 users.  Upon successful implementation and deployment of the HR helpdesk and/or Recruitment and hiring module, the Contractor shall provide HRSM SAAS License subscriptions. The solution shall include all modules, capabilities, and managed services necessary to support enterprise HR operations across VHA, ensuring that licensing, provisioning and access levels can be scaled to meet current and future workforce needs.

- The HRSM solution shall include a comprehensive centralized onboarding and offboarding capability, aiming to complete the onboarding process within the organization’s hiring timeframe goals.

- The HRSM SaaS solution shall require no development and minimal configuration to align with the specified needs. Configuration is defined as adjustments made to the SaaS through delivered workflows, rules, security settings, and administrative features but does not start from an as-is capability. To be considered configurable, functionality must be forward compatible with future releases. Platform extensions are considered configurations. The Government expects that the Contractor shall implement all functionalities using standard configuration, personalization, or vendor approved extensibility frameworks. Customizations may be proposed only when the

required functionality cannot reasonably be achieved through configuration or integration and must be approved in writing by the CO upon recommendation of the COR via the Steering Committee. The Contractor shall be responsible for maintaining approved customizations, ensuring compatibility with vendor upgrades and patches, and providing complete technical documentation to the Government. Any adverse impact caused by a customization shall be remediated by the contractor at no additional cost to the Government.

- The Contractor shall implement a record retention solution in compliance with the agency and all applicable government regulations and guidelines including VA Handbook 6300, VA Directive 6502, OMB Circular A-130 and other government guidelines and requirements, ensuring the proper management and preservation of records throughout their lifecycle. The SaaS solution should include identifying the types of records to be retained, specifying retention periods, and establishing secure methods for storage and disposal.

- The HRSM solution shall include record retention and allow users to upload files as attachments (pdf, word, etc.) to all areas of the solution, forms, cases, or other business objects, subject to configured file type controls. The solution shall maintain the linkage between each uploaded document and its parent record (form, case, or transaction) for the life of the record, even if documents are moved to lower-cost or archival storage. The HRSM record retention function shall:

- Provide geographically distributed data centers with automatic failover capabilities.

- Support restoration of service within VA‑acceptable Recovery Time Objectives (RTO) thresholds as stated in the VA Handbook 6500.8 – Information System Contingency Planning. The Contractor shall ensure that, in the event of a service disruption, the SaaS application and all associated services are restored and fully operational within a maximum RTO of 12 hours. The Contractor shall provide evidence of Disaster Recovery testing that demonstrates the ability to meet this RTO upon request.

- Recovery Point Objective (RPO). The Contractor shall ensure data loss is less than 1 hour (RPO < 1 hour) in the event of a system failure or disaster. This shall be achieved through:

  - Real-time or near-real-time data replication across redundant systems.

  - Transactionally consistent replication to ensure data integrity.

  - The Contractor shall provide documentation of the data replication architecture and testing results upon request.

- Backup and Data Restoration. The Contractor shall test backup and restore procedures at least quarterly and provide test results to the Government upon request. The Contractor shall:

  - Perform automated full and incremental backups of all customer data at least every 24 hours.

  - Implement real-time replication to a secondary site to support RPO requirement.

  - Encrypt all backups using FIPS 140-2 compliant encryption in transit and at rest.

  - Retain backups for a minimum of 30 days, unless otherwise specified by the Government.

  - Provide the ability to restore any data set within 30 minutes of request.

  - Ensure that all system backups (including full, incremental, and real-time replicated backups) are securely maintained and made accessible to the Government upon request.

  - Perform continuity testing at least annually to ensure system stability and reliability.

  - Notify the Government of any deviation from agreed RTO/RPO thresholds within one business hour.

- Support configurable retention schedules.

- Allow record archival, deletion, or transfer based on approved retention rules.

- Maintain linkages between uploaded documents and their parent record for the full life cycle of the record.

- Support secure storage, retrieval, and disposal per federal records management standards.

- The HRSM solution shall include integrated Artificial Intelligence (AI) tools and capabilities that enhance HR service delivery, strengthen case management operations and support secure, compliant automation across the enterprise. The HRSM solution shall provide the following AI‑enabled functionality:

  - Provide an integrated Generative AI (GenAI) virtual agent within the HR helpdesk case management module, capable of answering HR questions, guiding users through self‑service workflows, and assisting with case intake and routing.

  - Provide AI‑assisted responses to employee inquiries, including capabilities such as case summarization, next‑step recommendations, automated categorization and intelligent case triage to improve resolution speed and service quality.

  - Provide AI‑powered search features that improve discoverability of HR services, catalog items, knowledge articles, and helpdesk resources, ensuring employees receive accurate and relevant information quickly. AI search functions shall replace legacy or custom search widgets to reduce maintenance overhead and improve long‑term sustainability. AI‑powered search capabilities shall support an enterprise‑wide, authoritative information model by retrieving HR data exclusively from VA‑designated Authoritative Data Sources (ADS) and other approved enterprise repositories in accordance with VA governance requirements. The solution shall not independently crawl or index legacy, station‑level, VISN‑level, or ad‑hoc SharePoint sites unless those sites have been formally designated as ADS or approved content sources by VA.

VA staff shall retain full control over which content sources the AI is permitted to access, ensuring that AI‑powered responses are approved, accurate, and compliant HR information.

  - Provide sensitive data protection and exclusion controls. Support configurable exclusion rules and indexing controls to prevent sensitive or restricted data from being crawled, stored, or used in AI models, in alignment with VA data governance and security requirements.

  - Provide a secure, low‑code capability to enable VA staff to efficiently build, deploy and manage AI‑enabled products, including workflows and automations.

  - Maintain complete and auditable logs for all AI‑generated interactions, including prompts, outputs, decision paths, automated actions, and system‑generated recommendations, ensuring full traceability and compliance with federal AI governance expectations.

- The HRSM solution shall provide a comprehensive, enterprise‑grade case management capability that enables HR teams to manage employee inquiries and issues effectively and efficiently. The HRSM solution shall:

  - Support end‑to‑end management of employee inquiries through a structured case management framework that includes intake, categorization, assignment, prioritization, and automated routing.

  - Enable accurate tracking, prioritization, and timely resolution of employee requests across all HR functional domains.

  - Provide real‑time case visibility for both employees and HR staff, allowing users to monitor status, progress and required actions at any point in the lifecycle.

  - Include workflow automation, notifications and escalation rules to streamline processing, minimize manual effort and ensure cases are addressed within defined service expectations.

  - Real-time metrics capturing ticket volume, tickets opened/completed, response/resolution times, user satisfaction, etc.

  - Maintain complete and auditable case histories, including all actions, updates, assignments and communications, in compliance with VA retention and record management requirements.

- The HRSM solution shall provide a comprehensive Knowledge Management capability that enables employees and HR staff to easily access accurate, current and authoritative HR information. The solution shall:

  - Provide an enterprise knowledge base where employees can locate answers to common HR questions and access essential HR documents, reducing dependency on HR staff for routine inquiries.

  - Include a fully searchable knowledge repository accessible to both employees and HR personnel, supporting efficient information discovery across HR topics.

  - Allow content tagging, version control and controlled publishing workflows to maintain accuracy, ensure proper review, support lifecycle management, and prevent outdated content from being displayed.

  - Support linking knowledge articles directly to cases or service requests to improve case deflection, enhance self‑service resolution, and guide employees toward relevant content.

  - Integrate seamlessly with employee‑facing portals to ensure employees can easily access knowledge articles, FAQs and HR resources through self‑service channels.

- The HRSM solution shall provide an intuitive, employee‑focused self‑service portal that enables users to access HR services quickly, accurately and without requiring direct HR assistance. The portal shall:

  - Provide a user‑friendly interface that allows employees to submit requests, access HR information and track the status of their inquiries independently.

  - Deliver a secure, responsive portal experience that allows employees to submit, view and manage HR requests from any supported device.

  - Display real‑time case, task and request status, ensuring full visibility into progress and required actions throughout the request lifecycle.

  - Enable personalized content, navigation, and service recommendations based on user role, location, organizational assignment and HR needs, consistent with Employee Center‑style functionality.

  - Integrate seamlessly with the HR knowledge base to provide self‑help resources and guide employees to the most relevant and accurate HR information, supporting faster understanding and resolution of their HR needs.

- The HRSM solution shall provide a modern forms capability that enables VA to create, manage, route, track and complete HR forms through standardized, end‑to‑end workflows fully integrated with downstream HR systems.

- The HRSM solution shall provide import and export tools that:

  - Provide data import/export functionalities and robust tools for data manipulation.

  - Filtering, transforming, and validating HR data during imports.

- The HRSM solution shall provide data security and compliance tools that:

  - Provide encryption capability to safeguard Personally Identifiable Information (PII) data.

  - Provide encryption at rest and in transit for all PII/PHI data, consistent with FedRAMP and VA security controls.

  - Maintain full auditability of data access and activity.

  - Comply with NIST, federal, and VA data protection requirements.

  - Maintain service level availability consistent with commercial SaaS provider commitments.

- The HRSM solution shall support communication and transparency that:

- Improves communication with HR users and candidates by providing clear status updates, timelines and feedback.

- Delivers regular progress notifications and transparent explanations where appropriate.

- The HRSM solution shall provide Platform Performance Monitoring Tools that:

  - Be capable of implementing real-time monitoring dashboards to provide visibility into performance, usage and issues.

  - Be capable of setting up alerts and notifications for performance anomalies and potential issues.

  - Provide real‑time dashboards displaying health, throughput, error rates and latency.

  - Support configurable alerts for performance anomalies, degradation, or outages.

  - Support monitoring tools that align with enterprise‑scale operations and 374,000+ users.

  - Provide performance tuning recommendations as part of ongoing solution optimization.

  - Monitoring and alerting services to proactively address performance issues and ensure SLA compliance.

- The HRSM solution shall provide reporting and analytics that enable the VA to accomplish various HR functions as listed:

  - Include robust reporting tools that enable HR teams to analyze trends in employee inquiries, track service performance metrics (e.g., volume, cycle time, etc.), and derive insights that inform service delivery strategies and continuous improvement

  - Provide analytics dashboards and workforce reporting capabilities with visualizations and KPIs suitable for immediate use by HR stakeholders.

  - Support predictive analytics, anomaly detection, and trend analysis for HR inquiries and service performance.

  - Supports ad hoc reporting

  - Allow users to build custom reports and interactive dashboards (e.g., Power BI)

  - Provide data access capabilities (e.g., secure APIs, data exports, connectors) supporting data consumption and cross‑system analytics. Data access capabilities include:

    - Provide robust data access for large enterprise datasets, timely refresh frequency and security measures to ensure data integrity and prevent vulnerabilities.

    - Ability to customize reports and pull data on every data point in the system.

    - Data capabilities shall enable accurate, secure, and timely (refreshed and available for reporting at least once every 24 hours) insights to support large-scale HR operations. The solution shall support up to multi-terabyte (TB) datasets with capabilities for handling spikes in data volume, ensuring it can handle the extensive volume of HR-related data and scaling to accommodate organizational needs.

- The HRSM solution shall provide virtual, self‑paced digital training to support users in learning and effectively operating the software. The Contractor shall ensure that VHA staff have 24/7 access to online training resources and help materials, including guidance on software best practices. The training resources and materials shall include, video walkthroughs and step‑by‑step tutorials that guide users through software functions and workflows. Additionally, the solution shall include training for relevant staff on policies and procedures to ensure adherence and minimize risks associated with non-compliance. The contractor shall provide online help materials updated with each production release, for release items that impact the overall process of how the functionality is used.

- The HRSM solution shall provide workflow automation capabilities that streamline and orchestrate business processes, enabling standardized, repeatable and auditable task automation across VA operations.

- The HRSM solution shall provide capabilities to create, deliver, and manage comprehensive talent assessments and interview processes across synchronous, semi‑asynchronous, and asynchronous modes, supporting large‑scale hiring operations with secure data management, customizable content, psychometrically sound testing tools, structured interview capabilities, and full integration into VA’s HR workflows.

- Integrations: The Contractor shall provide seamless, secure interfaces enabling automated data exchange with the following systems: VA Personnel System (HRSmart / PeopleSoft) — Priority #1 for base year integration.

- Workflow Requirements: The HRSM solution shall provide standardized and configurable workflows, including but not limited to equipment return, deprovisioning, badge retrieval, and documentation closure. The system shall support configurable tasks, due dates, role-based assignments, and automated reminders. It shall enable document generation, electronic signatures, and HR form completion. All workflows shall include automated routing to HR, supervisors, IT, security, and other designated stakeholders, with full audit trails capturing all actions, updates, and approvals

- The HRSM solution shall provide full mobile accessibility, ensuring that VA staff can securely access HR services, self‑service features, knowledge resources, case status, and workflow actions from mobile devices without requiring VPN‑dependent intranet access. The mobile experience shall be responsive, Section 508‑compliant, and optimized for smartphones and tablets to address current limitations in mobile access to VA systems

- The HRSM solution will provide tools and capabilities that enhance VHA’s ability to manage and use data effectively, driving measurable improvements in completeness, accuracy, timeliness, uniqueness, consistency, and conformity.

- The HRSM solution shall be fully scalable to support increased user volume, reporting demands and expanded functional requirements without degradation of performance. The Contractor shall ensure the architecture can accommodate future modules, integrations, and workflow growth as VA needs evolve. The HRSM Solution shall:

  - Include high availability architecture with redundancy to ensure continuity of HR services nationwide.

  - Ability to scale to support workforce surges, organizational changes, or mission critical HR events.

## CONFIGURATION OF RECRUITMENT AND HIRING MODULE

The Contractor shall implement and configure a centralized, enterprise-wide recruitment and hiring capability that supports VA’s hiring timeframe goals and provides the technology capability needed to help VA reduce Time to Hire from the current 80–100 days to a more efficient, streamlined model. Transitioning the recruitment and hiring of Title 38 and Hybrid VHA employees into the new HR Service Management solution shall be established as the Contractor’s highest implementation priority.

The Contractor shall provide VA with customizable dashboards that monitor and visualize Time to Hire (T2H),Time to Fill (T2F), 30-day hiring and other hiring metrics as needed by different metrics such as by Veterans Integrated Service Network (VISN), location, and enterprise wide; enabling real‑time insight into recruitment performance.

The HRSM solution shall automate data flows and reporting capabilities to eliminate or reduce the current pain point of spending more than three hours per day manually uploading and preparing hiring data.

### AUTOMATED ONBOARDING WORKFLOWS

The Contractor shall provide automated onboarding workflows that:

  - Generate and assign all required onboarding tasks based on VA hiring workflows.

  - Track task completion in real time.

  - Notify new hires, HR staff, onboarding partners and hiring managers of upcoming or overdue tasks and are alerted in real time when tasks are assigned via email/text

  - Ensure all onboarding steps are completed within VA timelines, with workflow controls that monitor deadlines and prompt timely action

### RECRUITMENT & CANDIDATE CAPABILITIES

The Solution shall provide comprehensive recruitment and candidate‑management functionality to support end‑to‑end hiring operations. At a minimum, the solution shall provide:

- Job posting capabilities for internal and external candidates with ability to cross-post on multiple websites.

- Real time automated email and text notifications to applicants, hiring managers and hiring teams.

- Receipt, tracking, and management of applicant resumes.

- Functionality to evaluate, score, and make notes regarding resumes against job requirements.

- Capability to generate and filter candidates to issue certificates, panels, and list of applicants including support for Veterans’ Preference.

- Online resume creation and submission functionality for applicants with specialization options for each announcement.

- National Applicant Case file that stores qualified/eligible applicants for non-competitive hire. Hiring Managers have ability to review, send resume/documents to other Hiring Managers, SME’s, and HR once they want to move forward with a selection.

- Tools to evaluate, assess, customize and compare candidates, including structured assessment, multiple assessment hurdles and scoring capabilities.

- Functionality for hiring officials to make selections and document consideration, justification, and decision history.

- Support for end‑to‑end candidate assessment activities, including questionnaires, competency‑based evaluations, and structured synchronous and asynchronous interviews. Tool for an interview platform which allows hiring managers/SME’s to virtually interview applicants via system. Ability to schedule interviews within the system for both Hiring Manager and applicant. Managers can score and add interview notes via this tool. Interview notes are stored and able to be downloaded/printed.

- Candidate communication and status‑tracking features enabling applicants, human resources, and hiring managers to monitor their progress throughout the hiring lifecycle. Real time updates for Hiring Manager and transparency between HR and New Hire due outs.

- Ability to manage applicant documents, attachments, and required forms throughout the recruitment process.

- Ability to add and modify documents for electronic completion and signature of new hires and hiring teams.

- Real-time automated email and text notifications for new hire and hiring teams when work tasks are assigned.

- Add the system enhancements below:

  - As an HR User, I would like to have an additional contact field in the New Hire record available for the Security/Background Investigations POC

  - As an HR/Onboarding User, I would like to allow auto-population of payroll office number for forms.

  - As an HR/Onboarding User, I would like the ability to track and report on New Hire Records that have a delayed start due to pending qualifications. I would also like the ability to track and report on new hire and/or applicants declination reasons.

  - As an HR user viewing one or more vacancies tied to a request (when viewing the request), display the Internal Contact for the Vacancy Announcement so I can see the name without having to click into the announcement and find the name.

  - As an Administrator I would like to be able to remove system wide permission profiles since I would like my users to use the custom ones created specifically for VA only.

  - As an HR user, I would like the ability to mass reassign tasks from one user (or unassigned) to another user from the task dashboard.

  - As an HR/Onboarding User, I'd like to be notified when a new document is uploaded from an onboarding New Hire.

  - As an HR User, when I add documents to an Additional Selection Request, I do not want the documents to automatically populate in the Vacancy Case File as this can cause duplicate documents.

  - As an Office Admin, I would like to add a recurring cc'd email in my notification template so there are not additional steps I have to take every time I am sending a TJO/OJO (Tentative Job Offer/Official Job Offer) to new hires. This cc will allow the person a means for keeping up to date on the onboarding process.

  - As an HR User, I want the following data fields to be received through the Request Processing Interconnection (RPI) with HR Smart onto the Request.  I would like the fields to be pushed into the New Hire (NH) record created against this specific request and populate the VA Onboarding Additional Employee Information from within Onboarding.

    - Station Number

    - Cost Center Code

    - VA Dept ID

    - Duty Station Code

    - VA Region (VISN)

    - Bargaining Unit Status

  - As an HR User, I would like a data field in the request module that contains a department level identifier so requests can be easily assigned to appropriate HR User and staff can use field as a filter for workload management purposes; this field would also need to be able to be transmitted from Request Processing Interconnection RPI.

  - As an HR user I want to add Nature of Action and Legal Authority Code to a selectee in the audit modal so onboarding users can know the type of appointment the person was selected under.

  - As an HR user I want my pages to auto save.

  - As an HR User (HR Supervisor) I want a single source dashboard to monitor the work/tasks assigned to my team members.

  - As an Administrator I would like to be able to remove/hide system tasks & workflows since I would like my users to use the custom ones created specifically for VA only.

  - As an HR User, I need the ability to amend a tentative job offer and official job offer if the new hire has accepted.  If an amended TJO/OJO is sent, then the solution should capture the new hire's response (accept/decline/request more info).

  - As a Hiring Manager user, I want to be able to save a set of filters on the positions being filled dashboard so that I don't have to add all the Hiring Manager for which I have area of responsibility for every time I login.

  - VHA needs to assign onboarding tasks to groups such as credentialing, employee health, personnel security, and benefits, all of whom we consider our “onboarding partners”.  With centralized HR offices for each VISN, HR staff are dealing with many different facilities which means many different credentialing, employee health, etc. teams/groups of people across the country.  Assigning tasks to a group allows for better management of the work because anyone from their respective team can easily identify tasks assigned for their group and then take appropriate action (which may include assigning the tasks to specific staff).  The groups will be able to manage their own assignments.  If HR assigns tasks to individuals that work in these other offices there is an higher chance of error in selecting from their potentially long list of options for that location (the list that they have to keep outside the system, example attached from one of the VISNs) or assigning tasks to someone that is out of the office or other similar situations, which can cause delays for the new hire.

Redefined: An onboarding partner needs to be notified that there is a new task assigned or activated so they can go into USA Staffing and take action.

  - Office administrators must submit a ticket to the solution help desk every time that a new hire needs to have their login.gov authentication reset.  This happens for a variety of reasons such as the new hire changes their email address or phone number during the onboarding process.  As an office administrator I would like to be able to reset the login.gov authentication for the new hire without having to go through the help desk.

  - A Hiring Manager does not have a way, other than to add a note to the applicant "reference check completed 12/8" to document an agency required reference check in the Hiring Manager interface.  Applicant notes are not an exclusive way to report on this requirement.  This is a new VA policy requirement "VA-Notice 22-13".

  - Onboarding process owners need a way to know when they are assigned new hire record ownership so they can go into the new hire record and take action.

  - Onboarding partners need a way to be notified when a new hire record is canceled if active/pending tasks are still assigned so they will know to cease the pre-employment check.

  - As a HR or Onboarding user, I need to be notified when a note is added to a NH record for which I am the ONB PO; or in any place for which someone has replied to a note that I entered.

  - As an office administrator I need to search in User Admin by employee ID so that I can ensure that I'm not creating duplicate user accounts, to locate a user to retire, and to conduct general user searches with a unique identify that will not change. The employee ID is generated and stored in HR Smart, it is already included in over 99% of VA user accounts, and VA expects to have the ID included in all user accounts by the end of July.

Add to this request the ability to see the employee ID on the User Admin table and/or have it available in a tool tip.

  - Certain tasks require a result (per VA).  To update the task result, you have to navigate to the task and “edit” the task to enter a result which causes users to miss entering the results. As an Onboarding user, I need an easier way to update the task result, so it’s not missed and I have less steps to take in order to update the task.  If the task result is not updated prior to entering a completion date, the task must be deleted from the NH record and re-added but it removes the task triggers.

  - I am an HR User or Onboarding User who needs to accurately capture the reason why a NH falls out of the onboarding process in order to provide expanded reports to leadership for tracking purposes and responses to congressional inquiries but the cancellation codes are limited in their scope (and do not provide necessary data points) when cancelling from the Certificate (new vacancy and additional selection) and Onboarding request which means I am unable to accurately analyze and report reasons and rates that NHs fall out of the hiring process, provide transparency, determine root causes ( e.g.: salary, timeliness, funding/budget, etc.), or allow VHA the ability to implement and monitor expected outcomes.

  - As an HR User /ONB user, I would like to select more than one POC in each of the HR Contacts, Benefit Contacts, Payroll Contacts, and Additional Contacts field in the new hire record and have it populate in the notification letter correctly. I am unable to display multiple POCs in one field (e.g. HR Contacts) clearly because they are all grouped together in the notification letter versus being listed with matching contact information. The line will appear as Name1 Name2, email1 email2, phone1 phone2 which may cause confusion for the new hire. (Display Output of Multiple POCs in a New Hire record)

### DATA MIGRATION REQUIREMENTS

The Contractor Shall:

      - Migrate existing recruitment, hiring and onboarding records from USA Staffing into the HRSM solution prior to go-live. Initial migration shall include all active, archived, and historical data required for continuity under the record retention guidance of the National Archives and Records Administration (NARA) General Records Schedules (GRS).

      - Extract, transform, and map all identified datasets to the new HRSM data structure, ensuring integrity and accuracy.

      - Validate and document updated required date ranges. Migration shall not begin until date ranges are approved. Below is the General Records Schedules (GRS) retention guidance as of 2026. https://www.archives.gov/records-mgmt/grs

- Hiring case files (applications, resumes, certificates, assessment results): Three years after the hiring action is completed

- Job vacancy case files (job postings, announcements, supporting documentation): Two years after closing of the announcement

- Certificates of eligible candidates: Two years

      - Conduct Migrations Testing and Validation including record counts, field-level validation and Issue reconciliation. Conduct user acceptance testing, to confirm the platform meets all user requirements, ensuring user satisfaction and system readiness. VA will approve all testing.

      - Complete data migration of existing recruitment, hiring and onboarding records from USA Staffing into the HRSM solution per VA’s cutover schedule.

      - Implement safeguards to protect all sensitive data throughout migration, consistent with federal security and privacy requirements.

      - The contractor shall update Deployment Plan for Recruitment and Hiring.

      - The contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

## CONFIGURATION OF HR HELPDESK CASE MANAGEMENT MODULE

The HRSM solution shall provide an enterprise HR Helpdesk case management module designed to support high volume HR service delivery, with the capacity to manage over 350,000 cases annually without degradation of performance or service quality. The Enterprise HR Helpdesk case management module under HRSM shall be implemented within 120 days of contract award.

The Contractor shall deliver a HR helpdesk module with the following characteristics:

1. Enterprise Case Management:

- Ability to intake, route, triage, transfer/reassign (internally & externally) and resolve HR inquiries across all HR functional domains, supporting both employee facing and internal HR operational needs.

- Automated categorization, prioritization, and assignment workflows that reduce manual intervention and improve resolution efficiency.

- Performance optimized to ensure high response times for end users and HR specialists during peak traffic.

- Customizable, standardized responses/email templates, checklists and fulfillment instructions.

2. Secure and Compliant Data Integration:

- Phase One Integration: Seamless and fully compliant integration with the VA Personnel System (HRSmart-PeopleSoft), using secure, encrypted data transport, and VA approved identity and access management capabilities.

- Integrate additional VA HR systems as required to maintain HR operational continuity.

- Mechanisms to ensure data integrity, auditability, and synchronization between HRSM and PeopleSoft for personnel actions, employee records and position/organizational data.

- Compliance with Federal and VA specific security controls and role-based access control.

3. Configurable HR Knowledge and Service Catalog:

- Tailorable HR service catalog supporting HR functions to include (but not limited to): Benefits, staffing, onboarding, labor relations, employee relations, payroll, and HR policy inquiries.

- Embedded knowledgebase capabilities enabling self-service, structured HR articles and how-to videos, and dynamic GenAI search connected to case intake.

4. Analytics, Dashboards, and Operational Reporting:

- Real-time dashboards for ticket volumes, backlog, employee satisfaction with HR and HR workload distribution across the enterprise.

- Reporting tools that support internal management metrics.

- Ability to support data exports for enterprise reporting systems and downstream analytics.

5. User Experience and Accessibility:

- Intuitive, 508 compliant interfaces for employees, HR specialists, and administrators.

- Multichannel intake support including web forms, email to case, solution generated cases, and future extensibility for chat and virtual assistants.

- Consistent VA design alignment, ensuring familiarity and ease of adoption.

- Smart/Dynamic forms to guide employees to provide relevant information for the request.

- Appropriate/applicable notifications.

6. Security, Audit, and Governance:

- VA Administrators to have visibility/accessibility to full audit trails for case creation, updates, and actions taken by users.

- Integration with VA identity management Personal Identity Verification (PIV) for authentication and role provisioning.

- Data retention, purging, and backup capabilities aligned to federal HR and records management standards.

7. Scalability, Performance, and Reliability:

- High availability architecture with redundancy to ensure continuity of HR services nationwide.

- Ability to scale horizontally to support workforce surges, organizational changes, or mission critical HR events.

- Monitoring and alerting services to proactively address performance issues and ensure SLA compliance.

8. Scalability, Performance, and Reliability:

- The Contractor shall migrate existing records from the Government’s current solution into the new solution prior to go‑live. Migration shall include all active, archived and historical data required for continuity of operations. Additional migration requirements include:

- Data Extraction & Mapping: The Contractor shall extract, transform, and map all identified datasets from the current solution into the new solutions data structure, ensuring data integrity, accuracy and completeness.

- Date Range Confirmation: The Contractor shall work in coordination with the Government’s internal team to identify, validate, and document all required date ranges for data import (e.g., full historical record set, last X years, or program-specific retention windows). The Contractor shall not begin migration until the Government provides written confirmation of these ranges.

- Migration Testing & Validation: The Contractor shall perform test migrations and support Government validation, including spot checks, record counts, field-by-field validation, and reconciliation of discrepancies.

- Final Migration & Acceptance: The Contractor shall complete final migration in accordance with the Government-approved cutover schedule and provide a final migration summary showing successful completion of all required imports. Conduct user acceptance testing, to confirm the platform meets all user requirements, ensuring user satisfaction and system readiness. VA will approve all testing.

- Risk Mitigation & Data Protection: The Contractor shall implement safeguards to protect all sensitive data during extraction, transfer, processing, and loading, in compliance with federal security and privacy requirements.

- The Contractor shall update Deployment Plan for HR helpdesk.

- The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

## ASSESSMENT and Interview Delivery MODULE

### ASSESSMENT DELIVERY AND MANAGEMENT PLATFORM

The Contractor shall stand up, configure, and provide licenses for a platform that will allow for the management and delivery of automated, secure, unproctored, computer-based pre-hire assessments. The platform must have appropriate capabilities for VA to create, upload, administer, and manage custom assessments such as those which are authored or purchased by VA. The solution shall also support constructing and administering custom assessment batteries tailored to VA mission needs. The platform shall support ongoing operational maintenance and adhere to federal security and privacy requirements.

The Contractor shall coordinate with the appropriate VA subject matter experts to finalize configuration requirements not otherwise specified. The Contractor shall provide a platform which will deliver an estimated 2,000,000 assessments annually. The platform must fully support all assessment and HR functional capabilities described in this document. Required capabilities:

- A variety of assessment response formats including but not limited to free-text entry, Likert scales, rating/ranking, audio/visual presentation of test content (e.g., pictures, videos), etc. The platform should be able to accommodate assessments such as situational judgement tests, general cognitive ability tests, work samples, job knowledge tests, integrity/honesty tests, biodata assessments, personality assessments, writing samples, and accomplishment records.

- A variety of scoring approaches including but not limited to computations of mean scores, distance scoring, partial scoring (e.g., “partial credit”), and other customized scoring capabilities tailored to the unique requirements of the assessments.

- Custom creation, management, and delivery of assessment batteries (i.e., delivery of multiple assessments) including the ability to deliver multiple-hurdle style assessment batteries, create composites of assessment scores, etc.

- Ability to implement cut-scores at the assessment and assessment-battery level, including the ability to identify and implement cut-scores based on the contemporaneous scores of an applicant pool.

- Data management and storage: The platform shall store and allow for the extraction of assessment-related data including but not limited to item-level data such as candidate responses and results, assessment-level data including raw and transformed scores, and other such relevant assessment-related data as is deemed necessary. The platform shall also allow for the extraction/download of this data by admins or other authorized users.

- Computer adaptive testing and fixed-form testing including the integration of item and test management capabilities based on Classical Test Theory (CTT) and Item Response Theory (IRT). This should include the ability to build individual assessments or assessment batteries from a pool of items based on psychometric qualities and to randomize the order and presentation of assessment items and response options. The platform should have item and assessment-level banking capabilities.

- Implementing reasonable accommodations requests such as extra-time, larger format text, audio presentation of test material, etc.

- Implementing score re-use policies where candidates’ scores on one or more assessments are “re-used” when the assessment(s) were completing within a specified timeframe such as the past year.

- Mobile/tablet enabled delivery of assessments.

### INTERVIEW DELIVERY AND MANAGEMENT PLATFORM

The Contractor shall stand up, configure, and provide licenses for a platform that which will allow for the management and delivery of interviews. The platform must have appropriate capabilities for managing and administering custom interviews such as those which are authored or purchased by VA. The Contractor shall coordinate with the appropriate VA subject matter experts to finalize configuration requirements not otherwise specified. The Contractor shall provide a platform which will deliver an estimated 200,000 interviews annually. The platform must fully support all interview and HR functional capabilities described in this document and support ongoing operational maintenance and adhere to federal security and privacy requirements. Required capabilities:

- The ability for administrators to set up interviews and enter information such as the interview panelists, name and contact information for candidates, position information (e.g., series, grade), etc. The platform should have the capability to distribute Outlook calendar appointments. The platform should be integrated with VA’s staff directory to facilitate the selection and assignment of interview panelists. This should also include the ability to customize the amount of time for which each interview is scheduled to last.

- Item and interview-level banking capabilities including the ability to provide users with a library of pre-developed interview questions and scoring rubrics and the option for users to implement custom interview questions and scoring rubrics. This must include the ability to implement behaviorally anchored (or behavior summary) rating scales. The platform should also allow for the creation of interview “templates.”

- Ability to accommodate ratings/scores made by multiple interviewers as well as consensus scores determined by a panel of interviewers.

- Interviewer note-taking capabilities, both within the system itself (i.e., typed into the platform) or via upload (e.g., of a scanned document).

- Data management and storage: The platform shall store and allow for the extraction of interview-related data including but not limited to information about the panelists and candidates, interviewer notes and scores, consensus scores, and other such relevant interview-related data as is deemed necessary. The platform shall also allow for the extraction/download of this data by admins or other authorized users.

- Mobile/tablet enabled delivery of interviews.

The Contractor shall update the Deployment Plan for Assessment and Interview Delivery Setup and Configuration to reflect implementation, configuration, access, security, and operational readiness requirements.

## FEDRAMP AUTHORITY TO OPERATE (ATO), ASSESSMENT AUTHORIZATION AND CONTINUOUS MONITORING

The Contractor shall provide a cloud-based SaaS solution that meets FedRAMP requirements at, at a minimum, the Moderate impact level unless otherwise directed by VA OIT. The SaaS solution shall not be limited to a PaaS offering.

The solution shall also have VA Enterprise ATO and VA Single Sign-On (SSO) certified by the start of the contract. The Contractor shall comply with FedRAMP requirements as mandated by Federal laws and VA policies, including providing all necessary documentation, logical access and support to facilitate both initial and ongoing compliance.

The Contractor shall:

- Evaluate the existing VA Enterprise ATO for the proposed solution.

- Collaborate with applicable VA stakeholders to obtain the necessary ATO to integrate the hosted environments with the VA Network.

- Provide comprehensive support and documentation required to achieve and maintain full Assessment and Authorization certification in accordance with FISMA, NIST 800-53, and all other applicable federal security standards.

- Develop and regularly update all required artifacts and security documentation necessary for the ATO package, with VA approval. .

- Generate and provide Develop and regularly update all required artifacts and security documentation necessary for the Authority to Operate (ATO) package, in partnership with the VA. The Contractor shall generate Assessment and Authorization Authority to Operate Package.

- Grant VA access to the necessary Contractor’s and Cloud Service Provider’s facilities, installations, technical capabilities, operations, documentation, records, and databases for assessment and monitoring purposes.

- Promptly notify the VA of any new or unanticipated threats or hazards, or if any existing safeguards are rendered ineffective, in accordance with the security Addendum B.

- Coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

- As part of ATO preparedness, ensure compliance with VA policies and expectations for system availability and recovery through a resilience Strategy/Plan that includes the following:

  - Maintain a fully documented and annually tested Disaster Recovery (DR) and Business Continuity Plan (BCP) that ensures uninterrupted service delivery in the event of a system failure, regional outage, or other catastrophic event.

    - Implement active-active or active-passive redundancy across geographically separated data centers.

    - Employ automated failover mechanisms to minimize downtime.

    - Ensure real-time data replication to ensure zero data loss.

  - Notify the Government within 30 minutes of any event that triggers the DR plan and provide regular updates until full-service restoration.

- Ensure compliance with all applicable VA privacy requirements, including SORN, and shall provide all documentation, system details, and support necessary to enable the VA to verify compliance, and to create or update the applicable System of Records Notices (SORNs).

Deliverable:

- Assessment and Authorization Authority to Operate Package

## GO-LIVE AND HYPERCARE SUPPORT

The Contractor shall ensure a smooth and orderly transition from the current environment to the new environment/solution with minimal disruption to VA operations. To support continuity, the Contractor shall actively monitor technical and business processes throughout the transition period as identified through the deployment plan and provide timely assistance to users as needed. All issues shall be logged, tracked, and resolved promptly to maintain solution stability and reduce operational risk.

The Contractor shall maintain open communication channels with VA stakeholders and conduct ongoing user training, performance checks, and process reviews to identify concerns and collect feedback.

In addition, the Contractor shall provide government personnel training to ensure that all affected employees are proficient in the new systems configuration, administration, and operations.

The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

Upon completion of transition activities, the Contractor shall ensure that VA operations are fully prepared to assume ongoing responsibilities, and that all documentation, access, and records are accurately transferred to support sustained, reliable performance under the new contract.

## VENDOR MANAGED SAAS HOSTING

The Contractor shall:

- Maintain a fully managed, cloud‑hosted SaaS environment that supports all required solution capabilities and configuration needs, providing essential support, monitoring, and maintenance to ensure continued reliability, security, and performance of critical technology solutions—including VA Single Sign‑On (SSO) with vendor‑provided certificates—within a secure, stable, and continuously monitored hosting environment that meets VA’s performance, reliability, and security expectations.

- Provide all essential operational support services, including proactive monitoring, incident response, routine maintenance, patching and solution updates to ensure uninterrupted availability and the ongoing performance of mission‑critical HR technology solutions.

- Ensure that the solution is maintained with an uptime of 99.5% or higher.

- Implement redundant systems and failover mechanisms to minimize service disruptions for disaster recovery.

- Provide the Government System up-time and URL Monitoring for Continuity of Operations.

- Provide support for the SaaS, system configuration, change requests, bug defects necessary to support the contract.

- Monitor the performance and scale the environment to as needed to maintain responsiveness for service level agreement.

## OPTION PERIODs ONE through FOUR

The Contractor shall continue to perform tasks and provide deliverables as indicated in sections 5.1, 5.2, 5.6 and 5.8.

## OPTIONAL TASK 1: CONFIGURATION OF LOW CODE MODULE

The HRSM SaaS solution shall provide a low‑code module, training and permissions that enables VA staff to securely develop, manage and deploy low‑code and AI products. The Contractor shall setup a sandbox environment so that VA can develop additional HR low code and AI solutions with VA staff. The Contractor shall deliver a comprehensive Product Deployment Standard Operating Procedure (SOP) at time of option exercise, detailing the requirements, steps, approvals and processes necessary for promoting low‑code solutions from development into the VA production environment. The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised once at the Government’s discretion.

Deliverable:

- Product Deployment Standard Operating Procedure (SOP)

## OPTIONAL TASK 2: CONFIGURATION OF FORMS MODULE

The HRSM shall provide a unified, automated, compliant and modern Forms capability that enables VA to create, manage, route, track and complete HR forms through standardized, end‑to‑end workflows fully integrated with downstream HR systems. The solution shall support enterprise‑wide HR processing, ensure accuracy through automation and validation and maintain full auditability for all form‑related activities. The Contractor shall also deliver a comprehensive Forms Product Deployment Standard Operating Procedure (SOP) at the time of option exercise, detailing the requirements, steps, approvals and processes necessary for promoting forms solutions from development into the VA production environment. The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

The HRSM solution shall:

- Provide a single, centralized page for initiating all HR forms.

- Provide supervisors with one consolidated location to view all HR items requiring review, with direct links to each item.

- Track routing status for all HR forms to enable timely follow up on items not progressing.

- Provide user-facing status screens showing current step, completed steps and pending actions.

- Display real time workflow visualizations for every form.

- Support rerouting of reviewers/approvers when individuals are out of office.

- Allow a form to be sent back to the previous step for modifications.

- Support workflows involving non-HR staff where required.

- Send automated notifications to individuals participating in the workflow.

- Allow Service Admins to complete items requiring signature.

- Support actions for new hires not yet loaded in HRSmart.

- Allow forms to be routed based on employee, position or general (non-employee).

- Automatically transmit completed forms and data to HRSmart to initiate or process an action.

- Send finalized documents to eOPF after the associated HRSmart action is completed, when applicable.

- Generate a PDF with signature(s) and email it to HR for personnel action.

- Provide secure, compliant digital signature functionality consistently applied across forms.

- Support basic digital signatures (non-PIV).

- Support advanced, acceptable digital signatures (PIV).

- Provide guided questionnaires for forms such as PRT.

- Pre-populate forms with employee or position data from VA HR systems.

- Enable deployment of new forms and workflows in 4-8 weeks (excluding standardization).

- Support mandatory fields such as station number.

- Provide error handling (e.g., flag values outside allowable thresholds).

- Support calculations and computed fields.

- Deliver an intuitive, user friendly, fully Section 508compliant experience.

- Provide robust reporting capabilities.

- Allow file downloads for audit purposes.

- Capture and display date/time-stamp analytics.

- Provide real time status screens for users, supervisors and administrators.

- Provide GenAI capabilities for form summarization.

- Provide AI virtual agent capability to create a form.

- Ensure group lists update automatically based on HRSmart user groups and data security permissions.

- Support end-to-end automated workflows including routing, approvals, signatures, task creation and workflow actions aligned to HR processes.

- Support configurable field-level validation rules to reduce downstream corrections.

- Provide low code form development for VA-authorized staff.

- Support full lifecycle management: creation, editing, version control, publishing, archival and retirement.

- Generate automated notifications for submissions, approvals, errors, escalations and required actions.

- Integrate with VA HR systems for data pre-population and downstream workflow steps.

- Maintain a complete, immutable audit trail for creation, submission, routing, approvals, rejections and modifications.

- Provide role-based and attribute-based access controls at the form and field levels.

- Support high-volume processing, including complex forms such as Market Pay and 3Rs.

- Provide clear error messages, exception capture and routing to manual review.

- Provide comprehensive reporting, analytics and real-time status tracking.

- Track processing timelines, bottlenecks, completion rates, error rates and trends.

- Provide supervisor-facing screens for direct/indirect report forms and pending approvals.

- Provide administrator dashboards with end-to-end visibility, routing paths, pending actions and stalled transactions.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised once at the Government’s discretion.

Deliverable:

- Forms Product Deployment Standard Operating Procedure (SOP)

## OPTIONAL TASK 3: DEPLOY HR FORMS

The Contractor shall partner with the VA to plan, configure and deploy the Standardized HR Form Templates Package which includes approximately 25-40 standardized HR forms across VHA, and requires developing and standardizing form templates, coordinating with subject matter experts, supporting integration with platforms such as HRSmart and other systems identified in this document, conducting pilots to validate end‑to‑end workflows and providing training and knowledge transfer to ensure VA staff can sustain, manage, add, and maintain forms long‑term, consistent with established configuration requirements. The Contractor shall update Deployment Plan for HR forms. The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 12 months, may be exercised any time during the base or option period and may be exercised up to 5 times at the Government’s discretion.

Deliverable:

- Standardized HR Form Templates Package

## OPTIONAL TASK 4: SETUP ADVANCED DATA ANALYTICS

The Contractor shall provide comprehensive data analytics services to enable evidence-based decision-making and continuous operational improvement.  Additionally, the contractor shall provide timely (refreshed and available for reporting at least once every 24 hours) access to large VA data sets for VA consumption and reports using PowerBI and other internal reporting tools. Activities include identifying data sources, performing data extraction, cleansing, and integration and developing interactive dashboards and reports tailored to stakeholder VHA requirements. Advanced analytics techniques such as trend analysis, forecasting and statistical modeling shall be applied to uncover actionable insights across key business or mission areas. Data governance standards are developed with ongoing review to ensure quality, security compliance and provide knowledge transfer to VHA through training and documentation. The Contractor shall update Deployment Plan for Data Analytics.

The Contractor shall develop and maintain Advanced Data Analytics Permissions, Training, and Knowledge Transfer Materials which shall include:

  - Document all required data access permissions and the process for requesting, managing, and auditing such access.

- Provide training materials that instruct VHA personnel on usage, navigation, and interpretation of the delivered dashboards, reports, and analytical tools.

- Provide knowledge‑transfer documentation detailing system architecture, data flows, data governance processes, analytical methodologies, refresh schedules, maintenance considerations, and troubleshooting procedures to support sustainment by VA staff.

The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised up to 5 times at the Government’s discretion.

## OPTIONAL TASK 5: CONFIGURATION OF ADDITIONAL MODULES

The Contractor shall implement additional modules. This scope includes determining sequencing rollout and assessing organizational capacity to deploy multiple solutions concurrently. By deploying modules, the Government will have a disciplined, evidence-based approach to HR digital transformation, ensuring successful adoption, minimized disruption, sustained operational improvements, permissions, training and knowledge transfer materials. The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified. The Contractor shall provide a Configured Solution Deployment Packages to outline the prioritized order, dependencies, and capacity‑based rollout approach for deploying additional solutions across VHA in a coordinated, scalable, and minimally disruptive manner.

The Contractor shall maintain and provide Permissions, Training, and Knowledge Transfer Materials for additional modules that shall include:

- Document and provide VA all required data access permissions and the process for requesting, managing, and auditing such access.

- Provide training materials that instruct VHA personnel on usage, navigation, and interpretation of the delivered dashboards, reports, and analytical tools.

- Provide knowledge‑transfer documentation detailing system architecture, data flows, data governance processes, analytical methodologies, refresh schedules, maintenance considerations, and troubleshooting procedures to support sustainment by VA staff.

This optional task’s period of performance shall be determined in partnership with the vendor, but shall not exceed 12 months, and this task may be exercised at any time during the base or option period.

Examples of modules potentially covered under this optional task:

- Awards

- Civil Service Performance Management

- Career Pathing

- Benefits

Deliverable:

- Configured Solution Deployment Packages

## OPTIONAL TASK 6: INTEGRATE VA MICROSOFT TEAMS WITH THE HELPDESK

The Contractor shall configure and enable integration between the HRSM helpdesk virtual agent and the VA Microsoft Teams environment. This includes establishing secure connectivity, enabling chat and helpdesk functionality within Teams and ensuring seamless interaction between virtual agent workflows and HRSM case management. The Contractor will provide basic documentation and guidance for VA staff to utilize the integrated solution effectively while maintaining compliance with VA security and privacy standards. Additionally, the Contractor shall provide a detailed Microsoft Teams Integration Cutover and Enablement Package to define the end‑to‑end activities, stakeholder communications, readiness steps, transition procedures and post‑go‑live support required to ensure a smooth, coordinated, and fully operational transition to the production environment.

The Contractor shall update Deployment Plan for integration with Microsoft Teams.

The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 6 months, may be exercised any time during the base or option period and may be exercised once at the Government’s discretion.

Deliverable:

- Microsoft Teams integration Cutover and Enablement Package

## OPTIONAL TASK 7: IMPLEMENT LIVE AGENT FOR HELPDESK

The Contractor shall configure the HRSM solution to enable a Live Agent feature to provide real-time assistance to users. This shall include setting up chat functionality, routing rules and integration with existing HRSM workflows. The Contractor shall ensure secure communication, maintain compliance with VA privacy standards and provide basic training and documentation for designated HR staff to operate the Live Agent feature. Additionally, the Contractor shall provide a detailed Cutover, and Enablement Package to define the end‑to‑end activities, stakeholder communications, readiness steps, transition procedures and post‑go‑live support required to ensure a smooth, coordinated, and fully operational transition to the production environment.

The Contractor shall update Deployment Plan for helpdesk live agent.

The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised once at the Government’s discretion.

Deliverable:

- Cutover, and Enablement Package

## OPTIONAL TASK 8: TRANSITION RECRUITMENT AND HIRING FOR ADDITIONAL HIRING AUTHORITIES

The Contractor shall transition recruitment and hiring of Title 5, Fee Basis, Without Compensation (WOC) and Health Profession Trainees (HPT) employees from the existing HR systems to HRSM, replacing the recruitment and hiring functionality currently performed by the suite of products from USA Staffing.  The Contractor shall update Deployment Plan for additional hiring authorities.

The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 12 months, may be exercised any time during the base or option period and may be exercised once at the Government’s discretion.

## OPTIONAL TASK 9: ENHANCEMENTS

The Contractor shall provide solution enhancements to the HRSM platform as identified by the VA, implementing configuration, workflow, and functional improvements that better align the solution with organizational goals. Enhancements shall focus on improving user experience, streamlining HR support processes, resolving defects or limitations and enabling increased operational efficiency across VHA. The Contractor shall update Deployment Plan for enhancement efforts.

The Contractor shall coordinate with the appropriate VA subject matter experts to define  a Requirements Package and backlog of change request, bugs, etc. that consolidates finalized configuration requirements and supporting artifacts needed for VA review and approval. The Contractor shall deliver an Enhancement Release Package that contains all materials needed to deploy the enhancement, including release notes, updated configurations, and test results. The Enhancement Release Package shall also provide any user-facing updates such as revised guides, workflows, or training materials.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised up to 10 times at the Government’s discretion.

Deliverable:

- Requirements Package

- Enhancements Release Package

## OPTIONAL TASK 10: TRANSITION OUT

The Contractor shall provide comprehensive transition‑out support to enable an orderly and complete transfer of the HR solution, configuration, integrations, data, workflows, and operational artifacts to the Government or a new Contractor.

The Contractor shall coordinate the transfer of all software licenses, subscriptions, and associated documentation in compliance with contractual and regulatory requirements, ensuring continuity of access throughout the transition. The Contractor shall work closely with Government stakeholders to validate license status and ownership, prepare and deliver all required transition materials, and update the Deployment Plan to reflect all transition‑out activities, milestones, and responsibilities. This effort shall position the Government for full operational authority and sustainment of the solution in the receiving (Government‑managed or new‑contractor‑managed) environment.

The Contractor shall develop a Transition Out Plan that define all required transition‑out activities, timelines, roles, milestones, and acceptance criteria. The Contractor shall deliver a Knowledge Transfer & Operational Handover Package, which consolidates system configuration details, workflows, standard operating procedures, administrative guides, and an operational handover checklist. The Contractor shall provide a Comprehensive Asset, Data, and Configuration Inventory that is capturing all system assets, data schemas, configurations, integrations, and supporting materials. The Contractor shall prepare a License Transfer Report documenting the complete license inventory, entitlement status, and validation of successful transfer. In addition, the Contractor shall produce an Access, Security & Compliance Transition Record, which includes access control transition logs and all required compliance and audit artifacts. Upon completing all transition activities, the Contractor shall deliver a Transition Completion & Close-Out Certification, confirming Government validation of successful transition, resolution of outstanding issues, revocation of access, and full delivery of all required documentation.

The Contractor shall coordinate with the appropriate VA subject matter experts to define configuration requirements where such details are not already specified.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised once at the Government’s discretion.

Deliverable:

- Transition Out Plan

- Knowledge Transfer & Operational Handover Package

- Comprehensive Asset, Data, and Configuration Inventory

- License Transfer Report

- Access, Security & Compliance Transition Record

- Transition Completion & Close-Out Certification

## OPTIONAL TASK 11: ADDITIONAL SUBSCRIPTIONS

VA may exercise this optional task in the base or option period to acquire Additional HRSM Subscriptions, up to a Government-defined, Not To Exceed (NTE) quantity of 300,000 subscriptions above the base amount. Subscription requirements will be determined in writing by the Contracting Officer, and business owners based on organizational needs and current business priorities. This optional task may be exercised anytime during the base or option periods, and may be exercised multiple times, up to the NTE amount. The Period of Performance shall be 12 months from the date the Optional Task is exercised.

Deliverable:

  - Additional HRSM subscriptions

## OPTIONAL TASK 12: SETUP INTEGRATION WITH VA SYSTEMS

The Contractor shall provide secure, standards-based integrations between the HRSM solution and designated VA systems, including future systems identified after award. The Contractor shall coordinate with VA subject matter experts to finalize configuration needs, conduct a timeboxed discovery effort to produce an Integration Definition Package (IDP), which serves as the pre-build discovery and design deliverable documenting interface requirements, data elements and required security artifacts that must be approved by the Government before any configuration or development begins.

Upon Government approval of the IDP, funding, and schedule, the Contractor shall perform all planning, configuration, testing, and implementation activities using modern integration methods such as REST APIs, OData, data services, or connector-based technologies. All interoperability shall be built and tested in nonproduction environments before release and testing in production, following required security reviews and documentation.

The Contractor shall provide complete API or connector documentation for each system with which the HRSM solution interoperates. This documentation shall include endpoint definitions, supported operations and methods, authentication and authorization requirements, data specifications, error-handling logic, and any connector-specific configuration requirements necessary for VA integration teams to build, validate, or troubleshoot the interface. The Contractor shall also support the Government in completing all required Interconnection Security Agreements (ISAs) and Memorandums of Understanding (MOUs), including providing system boundary descriptions, data flow diagrams, security control responsibilities, encryption methods, interface ports and protocols, and any additional security artifacts needed to authorize the exchange of data between the HRSM solution and interoperable VA systems.

Integrations shall include end-to-end observability, recurring data exchange, and alignment with existing Government human capital system specifications.

Post-deployment defects shall be handled under Operations and Maintenance processes.

An Integration Test & Release Package shall contain the post-build documentation bundle that provides evidence the integration has been fully developed, tested in nonproduction and production environments, and meets all functional and security requirements. It contains test results, production cutover validation, and the runbook/support procedures the Government needs for ongoing operations and sustainment.

The Contractor shall update Deployment Plan for integration efforts.

This Optional Task shall have a PoP of 4 months, may be exercised any time during the base or option period and may be exercised up to 6 times at the Government’s discretion.

- VA Personnel System (HR·Smart / PeopleSoft)

- The future Federal HR 2.0 system

- Account Provisioning/Deprovisioning System (APDS)

- VA Talent Management System (TMS)

- Electronic Solution for Health Care and Occupational Recordkeeping of Employees (eSHORE)

- VA Centralized Adjudication Background Investigation System (CABS)

- VA’s staff directory

Deliverable:

- Integration Definition Package (IDP)

- Integration Test & Release Package

## OPTIONAL TASK 13: REQUEST SYNCHRONOUS CANDIDATE INTERVIEW LICENSES

The Contractor shall provide Synchronous Candidate Interview Licenses. VA may exercise this optional task to obtain an additional 20,000 candidate interview licenses, as required to support evolving organizational business needs. The specific operational requirements for this task shall be determined by the VA Program Manager, Supervisor, COR, and designated business owners in alignment with current hiring priorities.

This Optional Task may be exercised any time during the base or option period and may be exercised up to 20 times at the Government’s discretion up to the NTE amount of 20,000.

Deliverable:

- Synchronous Candidate Interviews Licenses

## OPTIONAL TASK 14: REQUEST ASYNCHRONOUS CANDIDATE INTERVIEWS LICENSES

The Contractor shall provide Asynchronous Candidate Interviews Licenses. VA may exercise this optional task to obtain up to 20,000 candidates, as required to support evolving organizational business needs. The specific operational requirements for this task shall be determined by the VA Program Manager, Supervisor, COR, and designated business owners in alignment with current hiring priorities. Asynchronous interviewing capabilities shall enable candidates to record responses independently, while providing hiring teams with the flexibility to review and evaluate those responses at a later time. This functionality enhances capacity, reduces scheduling burdens, and accelerates the overall hiring process.

Deliverable:

- Asynchronous Candidate Interviews Licenses

APPENDIX: FUNCTIONAL REQUIREMENTS MATRIX:

| # | Functional Area | Functional Requirement Summary |
| --- | --- | --- |
| 1 | Project Management | Deliver and maintain Contractor Project Management Plan (CPMP). |
| 2 | Project Management | Provide Weekly and Monthly Progress Reports with detailed data elements. |
| 3 | Project Management | Progress reports must include accomplishments, next steps, challenges, ICT deliverables. |
| 4 | Project Management | Monitor performance against CPMP; keep communication transparent. |
| 5 | Project Management | Provide Deployment Plan including rollback, readiness, milestones, and communication. |
| 6 | Project Management | Provide key personnel, including a systems engineer, functional analyst, developer, and architect. |
| 7 | HRSM Solution | Provide subscription-based cloud-hosted HRSM solution for ~374k users. |
| 8 | HRSM Solution | Ensure enterprise performance, reliability, scalability and peak-load stability. |
| 9 | HRSM Solution | Provide customizable dashboards (T2H, T2F, 30-day hiring) and automate data flows. |
| 10 | HRSM Subscriptions - Records | Implement record retention compliant with VA and federal standards. |
| 11 | HRSM Subscriptions - Records | Provide geographically distributed datacenters, failover, and RTO ≤12 hours and RPO ≤1 hour. |
| 12 | HRSM Subscriptions - Records | Support configurable retention schedules and archival rules. |
| 13 | HRSM Subscriptions - AI | Provide GenAI virtual agent, AI search, summarization, routing, and audit logs. |
| 14 | HRSM Subscriptions - Case Mgmt | Provide full case management lifecycle with automation and auditability. |
| 15 | HRSM Subscriptions - Knowledge Mgmt | Provide searchable enterprise knowledgebase with publishing lifecycle. |
| 16 | HRSM Subscriptions - Self-Service | Provide employee portal with real-time status and knowledge integration. |
| 17 | HRSM Subscriptions - Forms | Provide modern forms capability with integrated workflows (detailed rows included later). |
| 18 | HRSM Subscriptions - Data I/O | Provide robust import/export tools for HR data filtering, transforming, validation. |
| 19 | HRSM Subscriptions - Security | Provide encryption, auditing, NIST/federal/VA security compliance. |
| 21 | HRSM Subscriptions - Communication | Improve communication via automatic updates, timelines, transparency. |
| 22 | HRSM Subscriptions - Monitoring | Provide real-time dashboards, alerts, performance tuning, and SLA compliance. |
| 23 | HRSM Subscriptions - Analytics | Provide analytics, KPIs, predictive models, reporting, and data refresh ≤24 hrs. |
| 24 | HRSM Subscriptions - Training | Provide 24/7 training, videos, tutorials, policy compliance support. |
| 25 | HRSM Subscriptions - Workflow Automation | Automate business workflows with standardized, repeatable processes. |
| 26 | HRSM Subscriptions - Hiring Assessments | Provide synchronous/asynchronous interviewing and assessment tools. |
| 27 | HRSM Subscriptions - Scalability | Ensure architecture scales to future modules, surges, and mission needs. |
| 28 | Recruitment & Hiring | Provide automated onboarding workflows with deadlines and prompts. |
| 29 | Recruitment & Hiring | Provide standardized offboarding workflows including audit trails. |
| 30 | Recruitment & Hiring | Provide secure interfaces with HRSmart/PeopleSoft (Priority #1). |
| 31 | Recruitment & Hiring | Provide workflow management, doc generation, routing, signatures, auditing. |
| 32 | Recruitment & Hiring Candidate Evaluation | Provide job posting capabilities for internal and external candidates. |
| 33 | Recruitment & Hiring Candidate Evaluation | Provide automated email notifications to applicants and hiring teams. |
| 34 | Recruitment & Hiring Candidate Evaluation | Provide receipt, tracking, and management of applicant resumes. |
| 35 | Recruitment & Hiring Candidate Evaluation | Provide functionality to evaluate and score resumes against job requirements. |
| 36 | Recruitment & Hiring Candidate Evaluation | Provide capability to generate and issue certificates, including support for Veterans’ Preference. |
| 37 | Recruitment & Hiring Candidate Evaluation | Provide online resume creation and submission functionality for applicants. |
| 38 | Recruitment & Hiring Candidate Evaluation | Provide tools to evaluate, assess, and compare candidates, including structured assessment and scoring capabilities. |
| 39 | Recruitment & Hiring Candidate Evaluation | Provide ability to create and manage lists of eligibles/certificates with appropriate preference rules applied. |
| 40 | Recruitment & Hiring Candidate Evaluation | Provide functionality for hiring officials to make selections and document consideration, justification, and decision history. |
| 41 | Recruitment & Hiring Candidate Evaluation | Provide support for end--to--end candidate assessment activities, including questionnaires, competency--based evaluations, and structured interviews. |
| 42 | Recruitment & Hiring Candidate Evaluation | Provide candidate communication and status -tracking features enabling applicants to monitor their progress throughout the hiring lifecycle. |
| 43 | Recruitment & Hiring Candidate Evaluation | Provide ability to manage applicant documents, attachments, and required forms throughout the recruitment process. |
| 44 | Recruitment & Hiring - Data Migration | Migrate USA Staffing data, validate, test, provide safeguards, update plan. |
| 45 | HR Helpdesk | Implement enterprise HR Helpdesk case management (≥350k cases/year) within 120 days. |
| 46 | HR Helpdesk - Integration | Integrate with HRSmart and additional systems with secure exchange. |
| 47 | HR Helpdesk - Catalog/KB | Provide service catalog + embedded knowledgebase with GenAI search. |
| 48 | HR Helpdesk - Analytics | Provide dashboards for volume, backlog, satisfaction, workload distribution. |
| 49 | HR Helpdesk - UX & Accessibility | Provide intuitive, 508-compliant UI with multichannel intake and smart forms. |
| 50 | HR Helpdesk - Security | Provide audit trails, PIV authentication, retention, purging, backup. |
| 51 | HR Helpdesk - Scalability | Provide redundant architecture, scaling, proactive monitoring, SLA compliance. |
| 52 | HR Helpdesk - Data Migration | Migrate legacy helpdesk data with mapping, validation, testing. |
| 53 | Assessment & Interviewing Module | Provide a platform capable of managing and delivering live, synchronous, semi-asynchronous, and asynchronous interviews at enterprise scale (approx. 200,000 interviews annually). |
| 54 | Assessment & Interviewing Module | Provide interview question and scoring rubric libraries (including behavioral-anchored rating scales) and support custom interview templates and Question/Item banks. |
| 55 | Assessment & Interviewing Module | Provide an enterprise platform capable of creating, administering, storing, and managing secure, unproctored, computer-based pre-hire assessments, including VA-authored or VA-purchased assessments, and scalable to approximately 2,000,000 annual assessments. |
| 56 | FedRAMP ATO | Provide Moderate FedRAMP SaaS; VA SSO; maintain all ATO documentation. |
| 57 | FedRAMP ATO | Provide artifacts, ATO support, access, notifications of threats, coordinate with SMEs. |
| 58 | Go-Live & Hypercare | Support smooth transition, monitoring, issue tracking, training, stabilization. |
| 59 | Assessment Subscriptions | Provide cloud-hosted assessment subscriptions (~150k licenses). |
| 60 | Assessment Subscriptions | Provide integrated assessments, certifications, licensure tools. |
| 61 | Vendor SaaS Hosting | Maintain cloud hosting, monitoring, patching, SSO, ≥99.5% uptime. |
| 62 | Vendor SaaS Hosting | Provide redundant systems, failover, change support, scaling, alerting. |
| 63 | Optional Low Code | Provide low-code module, sandbox, training, SOP for deployment. |
| 64 | Forms Module | Provide a single, centralized page for initiating all HR forms. |
| 65 | Forms Module | Provide supervisors consolidated view of items requiring review. |
| 66 | Forms Module | Track routing status and follow up on stalled items. |
| 67 | Forms Module | Provide user-facing status with steps completed/pending. |
| 68 | Forms Module | Display real-time workflow visualizations. |
| 69 | Forms Module | Support rerouting when reviewers are out of office. |
| 70 | Forms Module | Allow return to previous step for modifications. |
| 71 | Forms Module | Support workflows involving non-HR staff. |
| 72 | Forms Module | Send automated notifications to workflow participants. |
| 73 | Forms Module | Allow Service Admins to complete items needing signatures. |
| 74 | Forms Module | Support new hires not yet in HRSmart. |
| 75 | Forms Module | Route based on employee/position/general attributes. |
| 76 | Forms Module | Transmit completed forms to HRSmart. |
| 77 | Forms Module | Send finalized documents to eOPF. |
| 78 | Forms Module | Generate signature PDF and send to HR. |
| 79 | Forms Module | Provide digital signature functionality. |
| 80 | Forms Module | Support basic signatures. |
| 81 | Forms Module | Support PIV signatures. |
| 82 | Forms Module | Provide guided questionnaires. |
| 83 | Forms Module | Prepopulate using HR systems. |
| 84 | Forms Module | Deploy new forms within 4–8 weeks. |
| 85 | Forms Module | Support mandatory fields. |
| 86 | Forms Module | Provide error handling. |
| 87 | Forms Module | Support calculations. |
| 88 | Forms Module | Provide 508-compliant UI. |
| 89 | Forms Module | Provide reporting. |
| 90 | Forms Module | Allow file downloads. |
| 91 | Forms Module | Capture date/time stamps. |
| 92 | Forms Module | Provide real-time status screens. |
| 93 | Forms Module | Provide GenAI summarization. |
| 94 | Forms Module | Provide GenAI form creation. |
| 95 | Forms Module | Auto-update groups from HRSmart. |
| 96 | Forms Module | Support end-to-end workflows. |
| 97 | Forms Module | Provide field-level validation. |
| 98 | Forms Module | Use low-code for forms. |
| 99 | Forms Module | Support lifecycle management. |
| 100 | Forms Module | Provide notifications. |
| 101 | Forms Module | Integrate with HR systems. |
| 102 | Forms Module | Maintain audit trails. |
| 103 | Forms Module | Provide role/attribute-based access. |
| 104 | Forms Module | Support high-volume complex forms. |
| 105 | Forms Module | Provide clear errors. |
| 106 | Forms Module | Provide analytics. |
| 107 | Forms Module | Track timelines/bottlenecks. |
| 108 | Forms Module | Provide supervisor screens. |
| 109 | Forms Module | Provide admin dashboards. |
| 110 | Deploy HR Forms | Plan, configure, deploy 25+ forms, integrate, pilot, train, transfer knowledge. |
| 111 | Advanced Data Strategy | Develop comprehensive data strategy plan/roadmap aligned to VA goals. |
| 112 | Advanced Data Architecture | Develop enterprise data architecture framework and standards. |
| 113 | Advanced Data Analytics | Provide analytics services, dashboards, modeling, 24hr refresh. |
| 114 | Additional Point Solutions | Implement personnel automation, awards, PM, SES PM, career, benefits. |
| 115 | Teams Integration | Enable HRSM virtual agent integration with VA Teams and cutover package. |
| 116 | Live Agent | Enable real-time chat support with routing and cutover package. |
| 117 | Transition Hiring Authorities | Move Title5, Fee Basis, WOC, HPT hiring to HRSM. |
| 118 | Enhancements | Provide enhancements with implementation plan and release packages. |
| 119 | Transition Out | Provide full system, licenses, knowledge, data, and configuration transfer. |
| 120 | Transition Out - Artifacts | Deliver transition-out documentation, inventories, certifications. |
| 121 | Core Subscriptions | Provide VHA enterprise subscriptions (~374k users). |
| 122 | Additional Subscriptions | Provide additional HRSM subscriptions up to 200k users. |
| 123 | Integration Discovery | Conduct IDP discovery: ICD, API docs, security artifacts. |
| 124 | Integration Standards | Use modern API/OData methods with sandbox testing. |
| 125 | Integration Tiering | Apply tiered pricing (simple/moderate/complex) after discovery. |
| 126 | Integration Governance | Coordinate controls, testing, documentation, approvals. |
| 127 | Integration Acceptance | Deliver acceptance artifacts: ICD, tests, runbooks. |
| 128 | Integration Targets | Integrate with HRSmart, APDS, TMS, eSHORE, CABS. |
| 129 | Async Interview Licenses | Provide additional async interview licenses in 5,000 increments. |

# GENERAL REQUIREMENTS

## ENTERPRISE AND IT FRAMEWORK

### VA TECHNICAL REFERENCE MODEL

The Contractor shall comply with the VA OIT Technical Reference Model (VA TRM). Compliance with the VA TRM is achieved by using only technologies and standards that are listed as approved for use in the VA TRM.  The Contractor shall provide all necessary information requested by VA to ensure TRM approval is obtained prior to use on VA’s network.

### ZERO TRUST – VA CRITICAL SECURITY CONTROLS

VA has established minimum mandatory security requirements and requires that any network connected software system or service must meet the VA Critical Security Controls as outlined in the VA Memorandum, “VA Security Controls”, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010.  VA Critical Security Controls identify the minimum mandatory requirements that must be implemented across all VA enterprise infrastructure, cloud computing environments, information systems, networks, and specialized devices (medical devices/systems, special-purpose systems, and research scientific computing devices) that process, store, and/or transmit VA data.  Effective July 1, 2025, the Contractor shall implement these VA Critical Security Controls, within any network connected software system or service prior to being authorized for use in the VA.  This functional requirement is not negotiable, and Plan of Action & Milestones (POAM) will not be accepted in the event these controls cannot be implemented for new systems.  Critical Security Controls are intended to increase VA’s security posture and provide security and privacy risk visibility into the VA network and is not a new requirement.  The Contractor’s failure to maintain these VA Critical Controls after implementation will result in VA discontinuing the use of the system.

### FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)

The Contractor shall ensure Commercial Off-The-Shelf (COTS) product(s), software configuration and customization, and/or new software are Personal Identity Verification (PIV) card-enabled by accepting HSPD-12 PIV credentials using VA Enterprise Architecture (EA), and VA Identity and Access Management (IAM) approved Enterprise Technology Guidelines (ETG).  The Contractor shall ensure all Contractor delivered applications and systems comply with the VA Identity, Credential, and Access Management policies and guidelines set forth in Executive Order 14028, VA Handbook 6510 VA Identity and Access Management, VA Handbook 0735 Homeland Security Presidential Directive 12 (HSPD-12) Program, CISA Binding Operational Directive 23-01, and align with the Federal Identity, Credential, and Access Management Roadmap and Implementation Guidance v2.0.

The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with the National Institute of Standards and Technology (NIST) Special Publication (SP) 800-63-3, VA Handbook 6500, and VA IAM enterprise requirements for direct, assertion based authentication, and/or trust based authentication, as determined by the ETGs. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV card and/or Common Access Card (CAC), as determined by the business need.

The Contractor shall ensure all Contractor delivered applications and systems conform to the specific Identity and Access Management PIV requirements set forth in the Office of Management and Budget (OMB) Memoranda  M-05-24, M-19-17, M-22-09, and NIST Federal Information Processing Standard (FIPS) 201-3.  Contractor delivered applications and systems shall be on the FIPS 201 Approved Product List (APL). If the Contractor delivered application and system is not on the APL, the Contractor shall be responsible for taking the application and system through the FIPS 201 Evaluation Program.

The Contractor shall ensure all Contractor delivered applications and systems support:

- Automated provisioning and are able to use enterprise provisioning service.

- Interfacing with VA’s Master Person Index (MPI) to provision identity attributes, if the solution relies on VA user identities. MPI is the authoritative source for VA user identity data.

- The VA defined unique identity (Secure Identifier [SEC ID] / Integrated Control Number [ICN]).

- Multiple authenticators for a given identity and authenticators at every Authenticator Assurance Level (AAL) appropriate for the solution.

- Identity proofing for each Identity Assurance Level (IAL) appropriate for the solution.

- Federation for each Federation Assurance Level (FAL) appropriate for the solution, if applicable.

- Two-factor authentication (2FA) through an applicable Technology Guideline as outlined in VA ETG.

- A Security Assertion Markup Language (SAML) implementation if the solution relies on assertion-based authentication. Additional assertion implementations, besides the required SAML assertion, may be provided as long as they are compliant with NIST SP 800-63-3 guidelines.

- Authentication/account binding based on trusted Hypertext Transfer Protocol (HTTP) headers if the solution relies on Trust based authentication.

- Role Based Access Control.

- Auditing and reporting capabilities.

- Compliance with VIEWS 00155984, PIV Logical Access Policy Clarification https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896.

The required Assurance Levels for this specific effort are Identity Assurance Level 3, Authenticator Assurance Level 3, and Federation Assurance Level 3.

### INTERNET PROTOCOL VERSION 6 (IPv6)

The Contractor solution shall support IPv6-Only based upon the memo issued by the Office of Management and Budget (OMB) on November 19, 2020 (https://www.whitehouse.gov/wp-content/uploads/2020/11/M-21-07.pdf). Which defines IPv6-only as the state of an operational system or service when IPv4 protocol functions (addressing, packet forwarding) are not in use. The NIST USGv6 profile defines technical requirements for a product to be capable of operating in IPv6-Only environments.  IPv6-Only technology, in accordance with the USGv6 Program (https://www.nist.gov/programs-projects/usgv6-program/usgv6-revision-1), NIST Special Publication (SP) 500-267B Revision 1 “USGv6 Profile” (https://doi.org/10.6028/NIST.SP.500-267Br1), and NIST SP 800-119 “Guidelines for the Secure Deployment of IPv6” (https://doi.org/10.6028/NIST.SP.800-119), compliance shall be included in all IT infrastructures, application designs, application development, operational systems and sub-systems, and their integration.  In addition to the above requirements, all devices, applications, and systems shall support all applicable functionality on native IPv6-Only as well as dual stack (IPv6 / IPv4) connectivity without additional memory or other resources being provided by the Government, so that they can function in a mixed environment.  All public/external facing servers and services (e.g., web, email, DNS, ISP services, etc.) shall support native IPv6-Only and dual stack (IPv6 / IPv4) users and all internal infrastructure and applications shall support using native IPv6-Only and dual stack (IPv6 / IPv4) for all functionality and operations.

### TRUSTED INTERNET CONNECTION (TIC)

The Contractor solution shall meet the requirements outlined in Office of Management and Budget Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative“ (https://www.whitehouse.gov/wp-content/uploads/2019/09/M-19-26.pdf), VA Directive 6513 “Secure External Connections”, and shall comply with the TIC 3.0 Core Guidance Documents, including all Volumes and TIC Use Cases, found at the Cybersecurity & Infrastructure Security Agency (CISA) (https://www.cisa.gov/publication/tic-30-core-guidance-documents).

### STANDARD COMPUTER CONFIGURATION

The Contractor IT end user solution that is developed for use on standard VA computers shall be compatible with and be supported on the standard VA operating system, Windows 11, Edge (Chromium based), and 365 Apps for enterprise.  Applications delivered to VA and intended to be deployed to Windows 11 workstations shall be delivered as a signed .msi package with switches for silent and unattended installation and updates shall be delivered in signed .msp file formats for easy deployment using Microsoft Endpoint Configuration Manager (CM) VA’s current desktop application deployment tool.  Signing of the software code shall be through a vendor provided certificate that is trusted by VA using a code signing authority such as Verizon/Cybertrust or Symantec/VeriSign.  The Contractor shall also ensure and certify that their solution functions as expected when used from a standard VA computer, with non-admin, standard user rights that have been configured using the Defense Information Systems Agency (DISA) Secure Technical Implementation Guide (STIG) specific to the particular client operating system being used.

### VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)

The Contractor shall support VA efforts IAW the Veteran-Focused Integration Process (VIP) Guide and Product Line Management (PLM) Playbook. The major focus of VIP is on Enterprise Oversight, Governance, reporting, and establishing practices that focus on outcomes and continuously delivering sustainable IT capabilities to benefit the Veteran. PLM is a framework that focuses on delivering functional products that provide the highest priority work to customers while delivering simplified, reliable, and practical solutions to the business, medical staff, and our Veterans.  The VIP Guide is a companion guide to the PLM Transformation Playbook and can be found at: https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371 and the PLM Transformation Playbook can be found at https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946.  VIP and PLM are the authoritative processes that IT projects must follow to ensure development and delivery of IT products.

The VIP Guide provides guidance for transitioning from project-centric to product-centric delivery.  The VIP guide applies to all OIT Office of Management and Budget (OMB) reportable products that are required to collect and report costs, schedules, risks, and other valuable information in VA PARS (whether products are procured or developed by VA) and any VA Information Technology project effort in Software Product Management (SPM) and Infrastructure Operations (IO), or their successors, that touch the VA network regardless of IT organizational alignment (whether it spends government funding from VA's Congressional IT Appropriation or any other appropriation).

The PLM Transformation Playbook details how OIT leadership expects Product Lines (PLs) to implement PLM, DevOps, and Lean-Agile principles, methods, practices, and techniques through levels of maturity.  The PLM Transformation Playbook applies to all Information Technology (IT) products aligned to PLs in the Software Product Management, Infrastructure Operations and Product Engineering organizations within the OIT organization.

Others outside the referenced groups or organizations may use the VIP Guide and PLM Transformation Playbook for situational awareness as needed.

### PROCESS ASSET LIBRARY (PAL)

The Contractor shall perform their duties consistent with the processes defined in the OIT Process Asset Library (PAL).  The PAL includes a spectrum of OIT functions and activities, such as project management, operations, service delivery, communications, acquisition, and resource management. PAL serves as an authoritative and informative repository of searchable processes, activities or tasks, roles, artifacts, tools and applicable standards and guides to assist the OIT workforce, Government and Contractor personnel. OIT utilizes PAL processes to ensure compliance with policies and regulations and to meet VA quality standards.  The PAL includes the contractor onboarding process consistent with Section 6.2.2 and can be found at process_CONB_ext.docx (live.com).  The main PAL can be accessed at www.va.gov/process.

### AUTHORITATIVE DATA SOURCES

The VA Enterprise Architecture Repository (VEAR) is one component within the overall EA that establishes the common framework for data taxonomy for describing the data architecture used to develop, operate, and maintain enterprise applications.  The Contractor shall comply with the department’s Authoritative Data Source (ADS) requirement that VA systems, services, and processes throughout the enterprise shall access VA data solely through official VA ADSs where applicable, see below.  The Information Classes which compose each ADS are located in the VEAR, in the Data & Information domain.  The Contractor shall ensure that all delivered applications and system solutions support:

- Interfacing with VA’s Master Person Index (MPI) (formerly the Master Veteran Index (MVI)) to provision identity attributes, if the solution relies on VA user identities.  MPI is the authoritative source for VA user identity data.

- Interfacing with Capital Asset Inventory (CAI) to conduct real property record management actions, if the solution relies on real property records data.  CAI is the authoritative source for VA real property record management data.

- Interfacing with electronic Contract Management System (eCMS) for access to contract, contract line item, purchase requisition, offering vendor, and solicitation information above the micro-purchase threshold, if the solution relies on procurement data.  ECMS is the authoritative source for VA procurement actions data.

- Interfacing with HRSmart Human Resources Information System to conduct personnel action processing, on-boarding, benefits management, and compensation management, if the solution relies on personnel data.  HRSmart is the authoritative source for VA personnel information data.

- Interfacing with VA Profile to access personal contact information, if the solution relies on VA Veteran personal contact information data.  VA Profile is the authoritative source for VA Veteran Personal Contact Data.

- Interfacing with VA/Department of Defense (DoD) Identity Repository (VADIR) for determining eligibility for VA benefits under Title 38, if the solution relies on qualifying active duty military service data.  VADIR is the authoritative source for qualifying active duty military service in VA.

- Interfacing with VA Systems Inventory (VASI) to access VA systems information, if the solution relies on VA system information. VASI is the authoritative source for VA Information Technology systems.

- Interfacing with Enterprise Mission Assurance Support Service (eMASS) to access the historical Authority to Operate (ATO) status of all VA Information Systems prior to migrating to ServiceNow Continuous Authorization and Monitoring (SNowCAM) until it is determined the migration is completed and eMASS is sunset. eMASS contains the historical Authority to Operate (ATO) status of all VA Information Systems prior to September 30, 2025, with all status provided through SNowCAM once migration is completed..

### SOCIAL SECURITY NUMBER (SSN) REDUCTION

The Contractor solution shall support the Social Security Number (SSN) Fraud Prevention Act (FPA) of 2017 which prohibits the inclusion of SSNs on any document sent by mail.  The Contractor support shall also be performed in accordance with Section 240 of the Consolidated Appropriations Act (CAA) 2018, enacted March 23, 2018, which mandates VA to discontinue using SSNs to identify individuals in all VA information systems as the Primary Identifier.  The Contractor shall ensure that any new IT solution discontinues the use of SSN as the Primary Identifier to replace the SSN with the ICN in all VA information systems for all individuals.  The Contractor shall ensure that all Contractor delivered applications and systems integrate with the VA MPI for identity traits to include the use of the ICN as the Primary Identifier. The Contractor solution may only use a Social Security Number to identify an individual in an information system if and only if the use of such number is required to obtain information VA requires from an information system that is not under the jurisdiction of VA.

### SOFTWARE AND LICENSING REQUIREMENTS

The Contractor shall be responsible for the provision of all software licenses and any associated licensing maintenance required for any development, delivery, integration, operation, and/or maintenance associated with its proposed application(s), software products, software solution, and/or system including, but not limited to, any and all application(s), software and/or software products that comprise, are a part of, or integrate with the Contractor’s proposed application(s), software products, software solution, and/or system for the life of any resulting contract.

### GENERATIVE ARTIFICIAL INTELLIGENCE REQUIREMENTS

If Artificial Intelligence (AI) is part of the Contractor system/solution, the Contractor shall be in compliance with E.O. 13960 and 14319, OMB Memorandums M-25-21, M-25-22, and M-26-04, and VA Directive and Handbook 6500 to support VA in trustworthy, secure, responsible, accountable, Truth Seeking, and Ideologically Neutral AI innovation.

No web-based, publicly available generative AI service has been approved for use with VA-sensitive data including, but not limited to OpenAI’s ChatGPT, Microsoft’s Copilot, Google’s Gemini, and Anthropic’s Claude.  No PII, protected health information (PHI), or VA-sensitive data should be entered into these unapproved services.  The entire definition of VA Sensitive Data can be found at 38 U.S.C. § 5727 (23).  The Contractor shall protect VA Sensitive data from unauthorized disclosure or use, and from being used to train or improve the functionality of the vendor's commercial offerings without express permission from VA.

The Contractor shall deliver the services, technical data, configurations, models, weights, documentation or other information, including source code, developed during contract performance.  The Contractor, in collaboration with VA, must evaluate the output of any AI tool for accuracy prior to using the output in VA efforts.  All data, including models, weights, algorithms, and outputs generated using either Government-furnished data or data first developed under this contract shall be the property of the Government with unlimited rights as defined by FAR 52.227-14.  The Contractor shall also deliver any custom-developed code developed with AI methodologies in accordance with the SHARE IT Act, if applicable.  VA shall also retain unlimited rights to any improvements to that data, including the continued design, development, testing, and operation of AI systems and/or systems utilizing AI.

The Contractor shall ensure that all AI Systems, including Large Language Models (LLM), whether standalone LLMs or integrated into broader software platforms,  procured under this effort and/or used in performance of this contract complies with the Unbiased AI Principles as defined in Executive Order 14319 and OMB Memorandum M-26-04, e.g. Truth Seeking and Ideologically Neutral, as applicable to the intended use of the system.

The Contractor shall ensure that AI System/LLM generated outputs are truthful in responding to user prompts seeking factual information or analysis, prioritize historical accuracy, scientific inquiry, and objectivity, as well as acknowledge uncertainty where reliable information is incomplete or contradictory and do not fabricate, hallucinate, or present unverifiable information as fact.

The Contractor shall ensure that LLMs and AI outputs are neutral, nonpartisan tools that do not manipulate responses in favor of ideological dogmas such as Diversity, Equity, and Inclusion (DEI).  The Contractor shall ensure that the LLMs, including the AI System, are not intentionally encoded with partisan or ideological judgments within an AI System’s/LLM’s outputs unless those judgments are prompted by or otherwise readily accessible to the end user.

Compliance with the AI requirements of this contract, including adherence to the Unbiased AI Principles, Truth-Seeking and Ideological Neutrality requirements, disclosure obligations, monitoring and reporting requirements, and corrective action responsibilities, is a material condition of eligibility for payment and continued performance. In accordance with OMB Memorandum M-26-04, failure to comply with these requirements, or refusal to take timely and appropriate corrective action to remedy identified noncompliance, may constitute a material breach of contract and may result in remedies consistent with the terms of the contract and applicable law including but not limited to withholding of payment, termination for cause/default, or other appropriate contractual remedies, as determined by the Contracting Officer.

All AI for delivery and/or use in performance of the contract shall adhere to the VA Trustworthy AI Framework, available at https://department.va.gov/ai/trustworthy/.  Once the Contractor has obtained CO authorization to use specific AI in contract performance, the Contractor shall provide the COR a signed Statement of Attestation prior to AI implementation as identified in the Artificial Intelligence in VA Contracts clause, to include its associated list of AI being used in contract performance.

Deliverable:

- Statement of Attestation

#### AI SYSTEM/LLM DEVELOPMENT AND OPERATION DOCUMENTATION REQUIREMENTS

To enable Government continued assessment of compliance with Trustworthy AI requirements and both Unbiased AI Principles, Truth-seeking and Ideological Neutrality, in accordance with OMB M-26-04, the Contractor shall provide AI System/LLM Development and Operation Documentation Package to include, at a minimum:

- Acceptable Use Policy

The Contractor shall provide an Acceptable Use Policy document governing its AI operation that characterizes and differentiates appropriate and inappropriate use of their product offering

- Model Cards, System Cards and/or Data Cards

The Contractor shall provide documentation describing essential information about the model, system, and or data as it relates to the AI/LLM product offering.  The documentation shall address summaries of training process, identified risks and mitigations, and model evaluation scores on LLM benchmarks at a minimum, where appropriate

- End User Resources

The Contractor shall provide documentation to include product tutorials, developer guides, and/or other tools to assist VA in ensuring proper use of the AI/LLM to maximize utility

- Mechanism for End User Feedback

The Contractor shall provide documentation describing the mechanism employed to provide feedback to the Offeror on outputs identified that violate the Unbiased AI Principles.  This may be satisfied by a general inbox, specific Point of Contact, or similar feedback mechanism.

- Pre-Training and Post-Training Activities of the AI System/LLM

The Contractor shall provide documentation of Pre-Training and Post Training Activity that provides details on:

  - Actions taken that impact the factuality and grounding of AI System/LLM outputs

  - System-level prompts that provide natural language instructions to the model specifying guidelines on responding to user-generated queries, to include how a model responds when reliable information is incomplete, contradictory, or subject to individual interpretation

  - The type of outputs restricted via content moderation and safety filters

  - The use of red teaming as a means of continuously assessing the model to protect against incidents of bias in generated output.

  - Training or development, if any, that occurred outside the United States, to include the type of activity and the country in which it occurred.

  - Any modifications or configurations undertaken to comply with any regulation from a government other than the U.S. Federal Government.

- Model Evaluation Results and Methodologies

The Contractor shall provide documentation describing the Evaluation Results of bias evaluations conducted by the Vendor to include the methodology for performing such tests (e.g., testing prompt pairs for politically-oriented topics).

The documentation shall also include Benchmark scoring results measuring the model’s bias, helpfulness, honesty, or accuracy when provided with ambiguous versus straightforward questions.  (Including any benchmarks comparing performance across multiple languages, where applicable).

- Description of Enterprise-Level Controls

The Contractor shall provide documentation describing the Enterprise Governance tools and controls, such as:

  - Customizable system instructions that are additive to a base model’s system prompts or content generation filters.

  - Product features that require a model to cite sources of its outputs or otherwise provide visibility into the provenance of the model’s outputs.

  - AI System/LLM model evaluation tools that enable comparisons either between a model’s outputs, or across various models.

- Third Party Modification Disclosure

The Contractor shall disclose of any additional controls to modify an AI Model’s/LLM’s output applied by the Contractor if the Contractor is not a direct developer of the LLM (e.g., classifiers, system prompts, fine-tuning, content moderation and filters, etc.)

Deliverable:

- AI System/LLM Development and Operation Documentation Package

#### MONITORING, REPORTING, AND CORRECTIVE ACTION

The Contractor shall develop and implement a Compliance Monitoring and Reporting Plan supporting ongoing monitoring processes to evaluate AI outputs for compliance with Trustworthy AI and Unbiased AI principles. This plan shall include the mechanism for authorized users to provide end user feedback to report suspected violations of Truth-Seeking or Ideological Neutrality requirements.

The Contractor shall notify the COR within 10 business days of identifying any material deviation from these principles and shall submit a written Corrective Action Plan describing mitigation steps, responsible parties, and timelines.  Any material deviation, corrective action taken, and results shall be detailed in the monthly Progress Reports.

Deliverable:

- Compliance Monitoring and Reporting Plan

- Corrective Action Plan

#### AI MODEL UPDATES AND CHANGE DISCLOSURES

The Contractor, in an AI Model/LLM Change Disclosure, shall notify the Government throughout the PoP in advance of any material changes to AI models, including new AI enhancements, features and/or components, controls, retraining, classifiers, system prompts, fine-tuning, content moderation, filters, version replacement, or architectural changes, that could reasonably affect compliance with Trustworthy AI or Unbiased AI principles. Updated documentation shall be provided to VA for VA approval prior to implementation of such changes.

Deliverable:

- AI Model/LLM Change Disclosure

### SOURCE CODE HARMONIZATION AND REUSE IN INFORMATION TECHNOLOGY (SHARE IT Act)

The Contractor shall comply with the Source Code Harmonization and Reuse in Information Technology (SHARE IT) Act, P.L. 118-187, when developing and delivering custom code first produced for the VA in the performance of this Contract/Order.  The Contractor shall deliver to the Government all data first produced under this Contract/Order with unlimited rights as defined by FAR 52.227-14, to include without limitation, all custom-developed code and other key technical components of the code (including documentation, data models, schemas, metadata, architecture designs, configuration scripts, and artifacts required to develop, build, test, and deploy the code).  Custom-developed code includes source code, or segregable portions of source code and all documentation created in support thereof to include source code written for a software project, product, module, plugin, script, middleware, or application programming interface.

## SECURITY AND PRIVACY REQUIREMENTS

It has been determined that protected health information may be disclosed or accessed and a signed Business Associate Agreement (BAA) shall be required.  The Contractor shall adhere to the requirements set forth within the BAA, referenced in Section D of the contract, and shall comply with VA Directive 6066.

### POSITION/TASK RISK DESIGNATION LEVEL(S)

Risk to be Determined prior to solicitation.

In accordance with VA Handbook 0710, Personnel Vetting Program, the position sensitivity and the level of background investigation commensurate with the required level of access for the following tasks within the PWS are:

# Position Sensitivity and Background Investigation Requirements by Task

| Task Number | Tier1 / Low Risk | Tier 2 / Moderate Risk | Tier 4 / High Risk |
| --- | --- | --- | --- |
| 5.1 | ☐ | ☐ | ☐ |
| <5.2> | ☐ | ☐ | ☐ |
|  | ☐ | ☐ | ☐ |
|  | ☐ | ☐ | ☐ |
|  | ☐ | ☐ | ☐ |
|  | ☐ | ☐ | ☐ |

The Tasks identified above and the resulting Position Sensitivity and Background Investigation requirements identify, in effect, the Background Investigation requirements for Contractor individuals, based upon the tasks the particular Contractor individual will be working.  The submitted Contractor Staff Roster must indicate the required Background Investigation Level for each Contractor individual based upon the tasks the Contractor individual will be working, in accordance with their submitted proposal.

### CONTRACTOR PERSONNEL SECURITY REQUIREMENTS

Contractor Responsibilities:

- The Contractor shall prescreen all personnel requiring access to the computer systems to ensure they maintain the appropriate Background Investigation, and are able to read, write, speak, and understand the English language.

Within 3 business days after award, the Contractor shall provide a roster of Contractor and Subcontractor employees to the COR to begin their background investigations in accordance with the PAL template artifact.  The Contractor Staff Roster shall contain the Contractor’s Full Name, Date of Birth, Place of Birth, individual background investigation level requirement (based upon Section 6.2.1 Tasks), etc.  The Contractor shall submit full Social Security Numbers either within the Contractor Staff Roster or under separate cover to the COR.  The Contractor Staff Roster shall be updated and provided to VA within 1 day of any changes in employee status, training certification completion status, Background Investigation level status, additions/removal of employees, etc. throughout the Period of Performance.  The Contractor Staff Roster shall remain a historical document indicating all past information and the Contractor shall indicate in the Comment field, employees no longer supporting this contract.  The preferred method to send the Contractor Staff Roster or Social Security Number is by encrypted e-mail. If unable to send encrypted e-mail, other methods which comply with FIPS 140-2 (or its successor) are to encrypt the file, use a secure fax, or use a traceable mail service. (Note that by September 22, 2026, all FIPS 140-2 certificate validations will be placed on the Historical List. See FIPS Transition Effort Timeline for more details:  https://csrc.nist.gov/projects/fips-140-3-transition-effort#schedule)

- The Contractor should coordinate with the location of the nearest VA fingerprinting office through the COR.  Only electronic fingerprints are authorized.  The Contractor shall bring their completed Personnel Security Adjudication Center (PSAC) Fingerprint request form with them (see paragraph d.4. below) when getting fingerprints taken.

- The Contractor shall ensure the following required forms are submitted to the COR within 5 days after contract award:

- Optional Form 306

- Self-Certification of Continuous Service

- VA Form 0710

- Completed PSAC Fingerprint Request Form

The Contractor personnel shall submit all required information related to their background investigations (completion of the investigation documents (SF85, SF85P, or SF 86) utilizing the Defense Counterintelligence and Security Agency (DCSA) National Background Investigation Services (NBIS) Electronic Application (eAPP) (formerly e-QIP) after receiving an email notification from the PSAC.

The Contractor employee shall certify and release the eAPP document, print, and sign the signature pages, and send them encrypted to the COR for electronic submission to the PSAC.  These documents shall be submitted to the COR within 3 business days of receipt of the eAPP notification email.  (Note:  DCSA is moving towards a “click to sign” process.  If click to sign is used, the Contractor employee should notify the COR within 3 business days that documents were signed via eAPP).

- The Contractor shall be responsible for the actions of all personnel provided to work for VA under this contract.  In the event that damages arise from work performed by Contractor provided personnel, under the auspices of this contract, the Contractor shall be responsible for all resources necessary to remedy the incident.

- A Contractor may be granted unescorted access to VA facilities and/or access to VA Information Technology resources (network and/or protected data) with a favorably adjudicated Special Agreement Check (SAC), completed training delineated in VA Handbook 6500.6 (Appendix C, Section 4), signed “Contractor Rules of Behavior”, and with a valid, operational Personal Identity Verification (PIV) credential for PIV-only logical access to VA’s network.  A PIV card credential can be issued once your SAC has been favorably adjudicated and your background investigation has been scheduled by DCSA.  However, the Contractor will be responsible for the actions of the Contractor personnel they provide to perform work for VA.  The investigative history for Contractor personnel working under this contract must be maintained in the database of DCSA.

- The Contractor, when notified of an unfavorably adjudicated background investigation on a Contractor employee as determined by the Government, shall withdraw the employee from consideration in working under the contract.

Failure to comply with the Contractor personnel security investigative requirements may result in loss of physical and/or logical access to VA facilities and systems by Contractor and Subcontractor employees and/or termination of the contract for default.

PIV Credential Holders must follow all HSPD-12 policies and procedures as well as use and protect their assigned identity credentials in accordance with VA policies and procedures, displaying their badges at all times, and returning the identity credentials upon termination of their relationship with VA.

Deliverable:

- Contractor Staff Roster

## METHOD AND DISTRIBUTION OF DELIVERABLES

The Contractor shall deliver documentation in electronic format, unless otherwise directed in Section B of the solicitation/contract.  Acceptable electronic media include:  Microsoft 365 suite, MS Word, MS Excel, MS PowerPoint, MS Project, MS Access, MS Visio, AutoCAD, and Adobe Postscript Data Format (PDF).

## PERFORMANCE METRICS

The table below defines the Performance Standards and Acceptable Levels of Performance associated with this effort.

| Performance Objective | Performance Standard | Acceptable Levels of Performance |
| --- | --- | --- |
| - Technical / Quality of Product or Service | - Demonstrates understanding of requirements - Efficient and effective in meeting requirements - Meets technical needs and mission requirements - Provides quality services/products | Satisfactory or higher |
| - Project Milestones and Schedule | - Established milestones and project dates are met - Products completed, reviewed, delivered in accordance with the established schedule - Notifies customer in advance of potential problems | Satisfactory or higher |
| - Cost & Staffing | - Currency of expertise and staffing levels appropriate to perform tasks required - Personnel possess necessary knowledge, skills, and abilities to perform tasks | Satisfactory or higher |
| - Management | - Integration and coordination of all activities to execute effort | Satisfactory or higher |

The COR will utilize a Quality Assurance Surveillance Plan (QASP) throughout the life of the contract to ensure that the Contractor is performing the services required by this PWS in an acceptable level of performance.  The Government reserves the right to alter or change the surveillance methods in the QASP at its own discretion.  A Performance Based Service Assessment will be used by the COR in accordance with the QASP to assess Contractor performance.

## FACILITY/RESOURCE PROVISIONS

The Government will provide office space, telephone service and system access when authorized contract staff work at a Government location as required in order to accomplish the Tasks associated with this PWS.  All procedural guides, reference materials, and program documentation for the project and other Government applications will also be provided on an as-needed basis.

The Contractor shall request other Government documentation deemed pertinent to the work accomplishment directly from the Government officials with whom the Contractor has contact.  The Contractor shall consider the COR as the final source for needed Government documentation when the Contractor fails to secure the documents by other means.  The Contractor is expected to use common knowledge and resourcefulness in securing all other reference materials, standard industry publications, and related materials that are pertinent to the work.

VA may provide remote access to VA specific systems/network in accordance with VA Handbook 6500, which requires the use of a VA approved method to connect external equipment/systems to VA’s network.  Citrix Access Gateway (CAG) and now the Azure Virtual Desktop (AVD) (as VA is currently transitioning from CAG to the AVD), are the current and only VA approved methods for remote access users when using or manipulating VA information for official VA Business.  VA permits CAG remote access through approved Personally Owned Equipment (POE) and Other Equipment (OE) provided the equipment meets all applicable 6500 Handbook requirements for POE/OE.  All of the security controls required for Government furnished equipment (GFE) must be utilized in approved POE or OE.   The Contractor shall provide proof to the COR for review and approval that their POE or OE meets the VA Handbook 6500 requirements and VA Handbook 6500.6 Appendix C, herein incorporated as Addendum B, before use. CAG authorized users shall not be permitted to copy, print, or save any VA information accessed via CAG at any time.  VA prohibits remote access to VA’s network from non-North Atlantic Treaty Organization (NATO) countries.   The exception to this are countries where VA has approved operations established (e.g. Philippines and South Korea).  Exceptions are determined by the COR in coordination with the Information System Security Officer (ISSO) and Privacy Officer (PO).

This remote access may provide access to VA specific software such as Veterans Health Information System and Technology Architecture (VistA), ClearQuest, PAL, Primavera, and Remedy, including appropriate seat management and user licenses, depending upon the level of access granted.  The Contractor shall utilize government-provided software development and test accounts, documents, and requirements repositories, etc. as required for the development, storage, maintenance, and delivery of products within the scope of this effort.  All VA sensitive information shall be protected at all times in accordance with VA Handbook 6500, local security field office System Security Plans (SSP’s) and Authority to Operate (ATO)’s for all systems/LAN’s accessed while performing the tasks detailed in this PWS.  The Contractor shall ensure all work is performed in countries deemed not to pose a significant security risk.  For detailed Security and Privacy Requirements (additional requirements of the contract consolidated into an addendum for easy reference) refer to ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED and ADDENDUM B - VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE.

# ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED

Cyber and Information Security Requirements for VA IT Services

The Contractor shall ensure adequate LAN/Internet, data, information, and system security in accordance with VA standard operating procedures and standard PWS language, conditions, laws, and regulations.  The Contractor’s firewall and web server shall meet or exceed VA minimum requirements for security.  All VA data shall be protected behind an approved firewall.  Any security violations or attempted violations shall be reported to the VA Program Manager and VA Information Security Officer as soon as possible.  The Contractor shall follow all applicable VA policies and procedures governing information security, especially those that pertain to assessment and authorization and continuous monitoring.

Contractor supplied equipment, PCs of all types, equipment with hard drives, etc. for contract services must meet all security requirements that apply to Government Furnished Equipment (GFE) and Government Owned Equipment (GOE).  Security Requirements include:  a) VA Approved Encryption Software must be installed on all laptops or mobile devices before being placed into operation, b) Bluetooth equipped devices are prohibited within VA; Bluetooth must be permanently disabled or removed from the device, unless the connection uses FIPS 140-2 (or its successor) validated encryption, c) VA approved anti-virus and firewall software, d) Equipment must meet all VA sanitization requirements and procedures before disposal.  The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems.

Each documented initiative under this contract incorporates VA Handbook 6500.6, “Contract Security,” March 12, 2010 (Appendix C updated April 22, 2024) by reference as though fully set forth therein.  The VA Handbook 6500.6, “Contract Security” shall also be included in every related agreement, contract, or order.  The VA Handbook 6500.6, Appendix C, is included in this document as Addendum B.

Training requirements:  The Contractor shall complete all mandatory training courses on the current VA training site, the VA Talent Management System (TMS) 2.0, and will be tracked therein.  The TMS 2.0 may be accessed at https://www.tms.va.gov/SecureAuth35/.  If you do not have a TMS 2.0 profile, go to

https://www.tms.va.gov/SecureAuth35/ and click on the “Create New User” link on the TMS 2.0 to gain access.

Contractor employees shall complete a VA Systems Access Agreement if they are provided access privileges as an authorized user of the computer system of VA.

VA Enterprise Architecture Compliance

The applications, supplies, and services furnished under this contract must comply with VA Enterprise Architecture (EA), available at http://www.ea.oit.va.gov/index.asp in force at the time of issuance of this contract, including the Program Management Plan and VA's rules, standards, and guidelines in the Technical Reference Model/Standards Profile (TRMSP).  VA reserves the right to assess contract deliverables for EA compliance prior to acceptance.

VA Internet and Intranet Standards

The Contractor shall adhere to and comply with VA Directive 6102 and VA’s Web Governance if the Contractor’s work includes building and maintaining VA’s digital presence.  This pertains, but is not limited to: websites, social media, creating announcements; collecting information; databases to be accessed, graphics and links to external sites.

Internet/Intranet Services Directive 6102 is posted at (copy and paste the following URL to browser):  https://www.va.gov/vapubs/viewPublication.asp?Pub_ID=1056&FType=2

VA Web Governance website can be found at Home - VA Web Governance.

Notice of the Federal Accessibility Law Affecting All Information and Communication Technology (ICT) Procurements (Section 508)

On January 18, 2017, the Access Board issued a final rule that updated accessibility requirements covered by Section 508 and refreshed guidelines for telecommunications equipment subject to Section 255 of the Communications Act.  The final rule went into effect on January 18, 2018.  The revisions and updates to the Section 508-based standards and Section 255-based guidelines are intended to ensure that information and communication technology (ICT) covered by the respective statutes is accessible to and usable by individuals with disabilities.

Section 508 – Information and Communication Technology (ICT) Standards

The Section 508 standards established by the Access Board are incorporated into, and made part of all VA orders, solicitations and purchase orders developed to procure ICT.  These standards are found in their entirety at: Revised 508 Standards and 255 Guidelines (access-board.gov).  A single PDF file version of the Revised Section 508 Standards and 255 Guidelines will be supplied upon request, or can be obtained from the Access Board website.  Federal agencies must comply with the Rehabilitation Act of 1973, as amended.

The Contractor shall comply with “508 Chapter 2: Scoping Requirements” for all electronic ICT and content delivered under this contract. Specifically, as appropriate for the technology and its functionality, the Contractor shall comply with the technical standards marked here:

☒	E205 Electronic Content – (Accessibility Standard -WCAG 2.0 Level A and AA Guidelines)

☒	E204 Functional Performance Criteria

☒	E206 Hardware Requirements

☒	E207 Software Requirements

☒	E208 Support Documentation and Services Requirements

Compatibility with Assistive Technology

The standards do not require installation of specific accessibility-related software or attachment of an assistive technology device.  Section 508 requires that ICT be compatible with such software and devices so that ICT can be accessible to and usable by individuals using assistive technology, including but not limited to screen readers, screen magnifiers, and speech recognition software.

Acceptance and Acceptance Testing

Deliverables resulting from this solicitation will be accepted based in part on satisfaction of the Section 508 Chapter 2:  Scoping Requirements standards identified above.

The Government reserves the right to test for Section 508 Compliance before delivery.  The Contractor shall be able to demonstrate Section 508 Compliance upon delivery.

Physical Security & Safety Requirements:

The Contractor and their personnel shall follow all VA policies, standard operating procedures, applicable laws and regulations while on VA property.  Violations of VA regulations and policies may result in citation and disciplinary measures for persons violating the law.

- The Contractor and their personnel shall wear visible identification at all times while they are on the premises.

- VA does not provide parking spaces at the work site; the Contractor must obtain parking at the work site if needed.  It is the responsibility of the Contractor to park in the appropriate designated parking areas.  VA will not invalidate or make reimbursement for parking violations of the Contractor under any conditions.

- Smoking is prohibited inside/outside any building other than the designated smoking areas.

- Possession of weapons is prohibited.

- The Contractor shall obtain all necessary licenses and/or permits required to perform the work, with the exception of software licenses that need to be procured from a Contractor or vendor in accordance with the requirements document.  The Contractor shall take all reasonable precautions necessary to protect persons and property from injury or damage during the performance of this contract.

Confidentiality and Non-Disclosure

The Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations.

The Contractor may have access to Protected Health Information (PHI) and Electronic Protected Health Information (ePHI) that is subject to protection under the regulations issued by the Department of Health and Human Services, as mandated by the Health Insurance Portability and Accountability Act of 1996 (HIPAA); 45 CFR Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 CFR Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”).  Pursuant to the Privacy and Security Rules, the Contractor must agree in writing to certain mandatory provisions regarding the use and disclosure of PHI and ePHI.

- The Contractor will have access to some privileged and confidential materials of VA.  These printed and electronic documents are for internal use only, are not to be copied or released without permission, and remain the sole property of VA.  Some of these materials are protected by the Privacy Act of 1974 (revised by PL 93-5791) and Title 38.  Unauthorized disclosure of Privacy Act or Title 38 covered materials is a criminal offense.

- The VA CO will be the sole authorized official to release in writing, any data, draft deliverables, final deliverables, or any other written or printed materials pertaining to this contract. The Contractor shall release no information.  Any request for information relating to this contract presented to the Contractor shall be submitted to the VA CO for response.

- Contractor personnel recognize that in the performance of this effort, Contractor personnel may receive or have access to sensitive information, including information provided on a proprietary basis by carriers, equipment manufacturers and other private or public entities.  Contractor personnel agree to safeguard such information and use the information exclusively in the performance of this contract.  Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations as enumerated in this section and elsewhere in this Contract and its subparts and appendices.

- Contractor shall limit access to the minimum number of personnel necessary for contract performance for all information considered sensitive or proprietary in nature.  If the Contractor is uncertain of the sensitivity of any information obtained during the performance this contract, the Contractor has a responsibility to ask the VA CO.

- Contractor shall train all of their employees involved in the performance of this contract on their roles and responsibilities for proper handling and nondisclosure of sensitive VA or proprietary information.  Contractor personnel shall not engage in any other action, venture or employment wherein sensitive information shall be used for the profit of any party other than those furnishing the information. The sensitive information transferred, generated, transmitted, or stored herein is for VA benefit and ownership alone.

- Contractor shall maintain physical security at all facilities housing the activities performed under this contract, including any Contractor facilities according to VA-approved guidelines and directives.  The Contractor shall ensure that security procedures are defined and enforced to ensure all personnel who are provided access to patient data must comply with published procedures to protect the privacy and confidentiality of such information as required by VA.

- Contractor must adhere to the following:

- The use of “thumb drives” or any other medium for transport of information is expressly prohibited.

- Controlled access to system and security software and documentation.

- Recording, monitoring, and control of passwords and privileges.

- All terminated personnel are denied physical and electronic access to all data, program listings, data processing equipment and systems.

- VA, as well as any Contractor (or Subcontractor) systems used to support development, provide the capability to cancel immediately all access privileges and authorizations upon employee termination.

- Contractor PM and VA PM are informed within twenty-four (24) hours of any employee termination.

- Acquisition sensitive information shall be marked "Acquisition Sensitive" and shall be handled as "For Official Use Only (FOUO)".

- Contractor does not require access to classified data.

- Regulatory standard of conduct governs all personnel directly and indirectly involved in procurements.  All personnel engaged in procurement and related activities shall conduct business in a manner above reproach and, except as authorized by statute or regulation, with complete impartiality and with preferential treatment for none.  The general rule is to strictly avoid any conflict of interest or even the appearance of a conflict of interest in VA/Contractor relationships.

- VA Form 0752 shall be completed by all Contractor employees working on this contract and shall be provided to the CO before any work is performed.  In the case that Contractor personnel are replaced in the future, their replacements shall complete VA Form 0752 prior to beginning work.

Information Technology Using Sustainable Products

N/A

# ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE

NOTE: In the event of a conflict, VA Acquisition Regulation (VAAR) Security Clauses take precedence over the language in this Addendum B.

APPLICABLE SECTIONS TAILORED FROM: VA NOTICE 24-12, APRIL 22, 2024, UPDATE TO VA HANDBOOK 6500.6, CONTRACT SECURITY, APPENDIX C VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE, FOR INCLUSION INTO CONTRACTS, AS APPROPRIATE

GENERAL

This entire section applies to all acquisitions requiring any Information Security and Privacy language. Contractors, contractor personnel, Subcontractors and subcontractor personnel will be subject to the same federal laws, regulations, standards, VA directives and handbooks, as VA personnel regarding information and information system security and privacy.

VA INFORMATION CUSTODIAL LANGUAGE

- The Government shall receive unlimited rights to data/intellectual property first produced and delivered in the performance of this contract or order (hereinafter “contract”) unless expressly stated otherwise in this contract. This includes all rights to source code and all documentation created in support thereof. The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General.

- Information made available to the Contractor by VA for the performance or administration of this contract will be used only for the purposes specified in the service agreement, SOW, PWS, PD, and/or contract. The Contractor shall not use VA information in any other manner without prior written approval from a VA Contracting Officer (CO). The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General.

- VA information will not be co-mingled with any other data on the Contractor’s information systems or media storage systems. The Contractor shall ensure compliance with Federal and VA requirements related to data protection, data encryption, physical data segregation, logical data segregation, classification requirements and media sanitization.

- VA reserves the right to conduct scheduled or unscheduled audits, assessments, or investigations of Contractor Information Technology (IT) resources to ensure information security is compliant with Federal and VA requirements. The Contractor shall provide all necessary access to records (including electronic and documentary materials related to the contracts and subcontracts) and support (including access to Contractor and Subcontractor staff associated with the contract) to VA, VA's Office Inspector General (OIG), and/or Government Accountability Office (GAO) staff during periodic control assessments, audits, or investigations.

- The Contractor may only use VA information within the terms of the contract and applicable Federal law, regulations, and VA policies. If new Federal information security laws, regulations or VA policies become applicable after execution of the contract, the parties agree to negotiate contract modification and adjustment necessary to implement the new laws, regulations, and/or policies.

- The Contractor shall not make copies of VA information except as specifically authorized and necessary to perform the terms of the contract. If copies are made for restoration purposes, after the restoration is complete, the copies shall be destroyed in accordance with VA Directive 6500, VA Cybersecurity Program and VA Information Security Knowledge Service.

- If a Veterans Health Administration (VHA) contract is terminated for default or cause with a business associate, the related local Business Associate Agreement (BAA) shall also be terminated and actions taken in accordance with VHA Directive 1605.05, Business Associate Agreements. If there is an executed national BAA associated with the contract, VA will determine what actions are appropriate and notify the contractor.

- The Contractor shall store and transmit VA sensitive information in an encrypted form, using VA-approved encryption tools which are, at a minimum, Federal Information Processing Standards (FIPS) 140-2, Security Requirements for Cryptographic Modules (or its successor) validated and in conformance with VA Information Security Knowledge Service requirements. The Contractor shall transmit VA sensitive information using VA approved Transport Layer Security (TLS) configured with FIPS based cipher suites in conformance with National Institute of Standards and Technology (NIST) 800-52, Guidelines for the Selection, Configuration and Use of Transport Layer Security (TLS) Implementations.

- The Contractor’s firewall and web services security controls, as applicable, shall meet or exceed VA’s minimum requirements.

- Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the Contractor may use and disclose VA information only in two situations: (i) in response to a qualifying order of a court of competent jurisdiction after notification to VA CO (ii) with written approval from the VA CO. The Contractor shall refer all requests for, demands for production of or inquiries about, VA information and information systems to the VA CO for response.

- Notwithstanding the provision above, the Contractor shall not release VA records protected by Title 38 U.S.C. § 5705, Confidentiality of medical quality-assurance records and/or Title 38 U.S.C. § 7332, Confidentiality of certain medical records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse or infection with Human Immunodeficiency Virus (HIV). If the Contractor is in receipt of a court order or other requests for the above-mentioned information, the Contractor shall immediately refer such court order or other requests to the VA CO for response.

- Information made available to the Contractor by VA for the performance or administration of this contract or information developed by the Contractor in performance or administration of the contract will be protected and secured in accordance with VA Directive 6500 and Identity and Access Management (IAM) Security processes specified in the VA Information Security Knowledge Service.

- Any data destruction done on behalf of VA by a Contractor shall be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management, VA Handbook 6300.1, Records Management Procedures, and applicable VA Records Control Schedules.

- The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Directive 6500 and NIST 800-88, Guidelines for Media Sanitization prior to termination or completion of this contract. If directed by the COR/CO, the Contractor shall return all Federal Records to VA for disposition.

- Any media, such as paper, magnetic tape, magnetic disks, solid state devices or optical discs that is used to store, process, or access VA information that cannot be destroyed shall be returned to VA. The Contractor shall hold the appropriate material until otherwise directed by the Contracting Officer’s Representative (COR) or CO. Items shall be returned securely via VA-approved methods. VA sensitive information must be transmitted utilizing VA-approved encryption tools which are validated under FIPS 140-2 (or its successor) and NIST 800-52. If mailed, the Contractor shall send via a trackable method (USPS, UPS, FedEx, etc.) and immediately provide the COR/CO with the tracking information. Self-certification by the Contractor that the data destruction requirements above have been met shall be sent to the COR/CO within 30 business days of termination of the contract.

- All electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) used to store, process or access VA information will not be returned to the Contractor at the end of lease, loan, or trade-in. Exceptions to this paragraph will only be granted with the written approval of the VA CO.

ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

- A Contractor/Subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees and subcontractors only to the extent necessary to perform the services specified in the solicitation or contract. This includes indirect entities, both affiliate of Contractor/Subcontractor and agent of Contractor/Subcontractor.

- Contractors and subcontractors shall sign the VA Information Security Rule of Behavior (ROB) before access is provided to VA information and information systems (see Section 4, Training, below). The ROB contains the minimum user compliance requirements and does not supersede any policies of VA facilities or other agency components which provide higher levels of protection to VA’s information or information systems. Users who require privileged access shall complete the VA elevated privilege access request processes before privileged access is granted.

- All Contractors and Subcontractors working with VA information are subject to the same security investigative and clearance requirements as those of VA appointees or employees who have access to the same types of information. The level and process of background security investigations for contractors shall be in accordance with VA Directive and Handbook 0710, Personnel Vetting Program. The Office of Human Resources and Administration/Operations, Security and Preparedness (HRA/OSP) is responsible for these policies and procedures. Contract personnel who require access to classified information or information systems shall have an appropriate security clearance. Verification of a Security Clearance shall be processed through the Special Security Officer located in HRA/OSP. Contractors shall conform to all requirements stated in the National Industrial Security Program Operating Manual (NISPOM).

- All Contractors and subcontractors shall comply with conditions specified in VAAR 852.204-71(d); Contractor operations required to be in United States. All Contractors and Subcontractors working with VA information must be permanently located within a jurisdiction subject to the law of the United States or its Territories to the maximum extent feasible. If services are proposed to be performed abroad the Contractor must state where all non-U.S. services are provided. The Contractor shall deliver to VA a detailed plan specifically addressing communications, personnel control, data protection and potential legal issues. The plan shall be approved by the COR/CO in writing prior to access being granted.

- The Contractor shall notify the COR/CO in writing immediately (no later than 24 hours) after personnel separation or occurrence of other causes. Causes may include the following:

  - Contractor/Subcontractor personnel no longer has a need for access to VA information or VA information systems.

  - Contractor/Subcontractor personnel are terminated, suspended, or otherwise has their work on a VA project discontinued for any reason.

  - Contractor believes their own personnel or Subcontractor personnel may pose a threat to their company’s working environment or to any company-owned property. This includes Contractor-owned assets, buildings, confidential data, customers, employees, networks, systems, trade secrets and/or VA data.

  - Any previously undisclosed changes to Contractor/Subcontractor background history are brought to light, including but not limited to changes to background investigation or employee record.

  - Contractor/Subcontractor personnel have their authorization to work in the United States revoked.

  - Agreement by which Contractor provides products and services to VA has either been fulfilled or terminated, such that VA can cut off electronic and/or physical access for Contractor personnel.

- In such cases of contract fulfillment, termination, or other causes; the Contractor shall take the necessary measures to immediately revoke access to VA network, property, information, and information systems (logical and physical) by Contractor/Subcontractor personnel. These measures include (but are not limited to): removing and then securing Personal Identity Verification (PIV) badges and PIV – Interoperable (PIV-I) access badges, VA-issued photo badges, credentials for VA facilities and devices, VA-issued laptops, and authentication tokens. Contractors shall notify the appropriate VA COR/CO immediately to initiate access removal.

- Contractors/Subcontractors who no longer require VA accesses will return VA-issued property to VA. This property includes (but is not limited to): documents, electronic equipment, keys, and parking passes. PIV and PIV-I access badges shall be returned to the nearest VA PIV Badge Issuance Office. Once they have had access to VA information, information systems, networks and VA property in their possessions removed, Contractors shall notify the appropriate VA COR/CO.

TRAINING

- All contractors and subcontractors requiring access to VA information and VA information systems shall successfully complete the following before being granted access to VA information and its systems:

  - VA Privacy and Information Security Awareness and Rules of Behavior course (Talent Management System (TMS) #10176) initially and annually thereafter.

  - Sign and acknowledge (electronically through TMS #10176) understanding of and responsibilities for compliance with the Organizational Rules of Behavior, relating to access to VA information and information systems initially and annually thereafter; and

  - Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system or information access [to be defined by the VA program official and provided to the VA CO for inclusion in the solicitation document – i.e., any role-based information security training].

- The Contractor shall provide to the COR/CO a copy of the training certificates and certification of signing the Organizational Rules of Behavior for each applicable employee within five days of the initiation of the contract and annually thereafter, as required.

- Failure to complete the mandatory annual training is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the required training is complete.

SECURITY INCIDENT INVESTIGATION

- The Contractor, Subcontractor, their employees, or business associates shall immediately (within one hour) report suspected security / privacy incidents to the VA OIT’s Enterprise Service Desk (ESD) by calling (855) 673-4357 (TTY: 711). The ESD is OIT’s 24/7/365 single point of contact for IT-related issues. After reporting to the ESD, the Contractor, Subcontractor, their employees, or business associates shall, within one hour, provide the COR/CO the incident number received from the ESD.

- To the extent known by the Contractor/Subcontractor, the Contractor/Subcontractor's notice to VA shall identify the information involved and the circumstances surrounding the incident, including the following:

  - The date and time (or approximation of) the Security Incident occurred.

  - The names of individuals involved (when applicable).

  - The physical and logical (if applicable) location of the incident.

  - Why the Security Incident took place (i.e., catalyst for the failure).

  - The amount of data belonging to VA believed to have been compromised.

  - The remediation measures the Contractor is taking to ensure no future incidents of a similar nature.

- After the Contractor has provided the initial detailed incident summary to VA, they will continue to provide written updates on any new and relevant circumstances or facts they discover. The Contractor, Subcontractor, and their employes shall fully cooperate with VA or third-party entity performing an independent risk analysis on behalf of VA. Failure to cooperate may be deemed a material breach and grounds for contract termination.

- VA IT Contractors shall follow VA Handbook 6500, Risk Management Framework for VA Information Systems VA Information Security Program, and VA Information Security Knowledge Service guidance for implementing an Incident Response Plan or integrating with an existing VA implementation.

- In instances of theft or break-in or other criminal activity, the Contractor/Subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG, and the VA Office of Security and Law Enforcement. The Contractor, its employees, and its Subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident. The Contractor/Subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

- The Contractor shall comply with VA Handbook 6500.2, Management of Breaches Involving Sensitive Personal Information, which establishes the breach management policies and assigns responsibilities for the oversight, management and reporting procedures associated with managing of breaches.

- With respect to unsecured Protected Health Information (PHI), the Contractor is deemed to have discovered a data breach when the Contractor knew or should have known of breach of such information. When a business associate is part of VHA contract, notification to the covered entity (VHA) shall be made in accordance with the executed BAA.

- If the Contractor or any of its agents fails to protect VA sensitive personal information or otherwise engages in conduct which results in a data breach involving any VA sensitive personal information the Contractor/Subcontractor processes or maintains under the contract; the Contractor shall pay liquidated damages to the VA as set forth in clause 852.211-76, Liquidated Damages—Reimbursement for Data Breach Costs.

INFORMATION SYSTEM DESIGN AND DEVELOPMENT

- Information systems designed or developed on behalf of VA at non-VA facilities shall comply with all applicable Federal law, regulations, and VA policies. This includes standards for the protection of electronic Protected Health Information (PHI), outlined in 45 C.F.R. Part 164, Subpart C and information and system security categorization level designations in accordance with FIPS 199, Standards for Security Categorization of Federal Information and Information Systems and FIPS 200, Minimum Security Requirements for Federal Information Systems. Baseline security controls shall be implemented commensurate with the FIPS 199 system security categorization (reference VA Handbook 6500 and VA Trusted Internet Connections (TIC) Architecture).

- Contracted new developments require creation, testing, evaluation, and authorization in compliance with VA Assessment and Authorization (A&A) processes in VA Handbook 6500 and VA Information Security Knowledge Service to obtain an Authority to Operate (ATO). VA Directive 6517, Risk Management Framework for Cloud Computing Services, provides the security and privacy requirements for cloud environments.

- VA IT Contractors, Subcontractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500, VA Handbook 6517, Risk Management Framework for Cloud Computing Services and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO to identify the VA organization responsible for governance or resolution. Contractors shall comply with FAR 39.1, specifically the prohibitions referenced.

- The Contractor (including producers and resellers) shall comply with Office of Management and Budget (OMB) M-26-05 when using third-party software on VA information systems or otherwise affecting the VA information. This includes new software purchases and software renewals for software developed or modified by major version change. The term “software” includes firmware, operating systems, applications and application services (e.g., cloud-based software), as well as products containing software. The Contractor shall provide a self-attestation that secure software development practices are utilized as outlined by Executive Order (EO)14028 and NIST Guidance. A third-party assessment provided by either a certified Federal Risk and Authorization Management Program (FedRAMP) Third Party Assessor Organization (3PAO) or one approved by the agency will be acceptable in lieu of a software producer's self-attestation.

- The Contractor shall ensure all delivered applications, systems and information systems are compliant with Homeland Security Presidential Directive (HSPD) 12 and VA Identity and Access management (IAM) enterprise identity management requirements as set forth in OMB M-19-17, M-05-24, FIPS 201-3, Personal Identity Verification (PIV) of Federal Employees and Contractors (or its successor), M-21-31 and supporting NIST guidance. This applies to Commercial Off-The-Shelf (COTS) product(s) that the Contractor did not develop, all software configurations and all customizations.

- The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with VA Handbook 6500, VA Information Security Knowledge Service, IAM enterprise requirements and NIST 800-63, Digital Identity Guidelines, for direct, assertion-based authentication and/or trust-based authentication, as determined by the design and integration patterns. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV and/or Common Access Card (CAC), as determined by the business need and compliance with VA Information Security Knowledge Service specifications.

- The Contractor shall use VA authorized technical security baseline configurations and certify to the COR that applications are fully functional and operate correctly as intended on systems in compliance with VA baselines prior to acceptance or connection into an authorized VA computing environment. If the Defense Information Systems Agency (DISA) has created a Security Technical Implementation Guide (STIG) for the technology, the Contractor may configure to comply with that STIG. If VA determines a new or updated VA configuration baseline needs to be created, the Contractor shall provide required technical support to develop the configuration settings. FAR 39.1 requires the population of operating systems and applications includes all listed on the NIST National Checklist Program Checklist Repository,

- The standard installation, operation, maintenance, updating and patching of software shall not alter the configuration settings from VA approved baseline configuration. Software developed for VA must be compatible with VA enterprise installer services and install to the default “program files” directory with silently install and uninstall. The Contractor shall perform testing of all updates and patching prior to implementation on VA systems.

- Applications designed for normal end users will run in the standard user context without elevated system administration privileges.

- The Contractor-delivered solutions shall reside on VA approved operating systems. Exceptions to this will only be granted with the written approval of the COR/CO.

- The Contractor shall design, develop, and implement security and privacy controls in accordance with the provisions of VA security system development life cycle outlined in NIST 800-37, Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy, VA Directive and Handbook 6500, and VA Handbook 6517.

- The Contractor shall comply with the Privacy Act of1974 (the Act), FAR 52.224-2 Privacy Act, VA Handbook 6300, VA Directive 6502, OMB Circular A-130 and other VA rules and regulations issued under the Act in the design, development, or operation of any system of records on individuals to accomplish a VA function.

- The Contractor shall ensure the security of all procured or developed information systems, systems, major applications, minor applications, enclaves and platform information technologies, including their subcomponents (hereinafter referred to as “Information Systems”) throughout the life of this contract and any extension, warranty, or maintenance periods. This includes security configurations, workarounds, patches, hotfixes, upgrades, replacements and any physical components which may be necessary to remediate all security vulnerabilities published or known to the Contractor anywhere in the information systems (including systems, operating systems, products, hardware, software, applications and firmware). The Contractor shall ensure security fixes do not negatively impact the Information Systems.

- When the Contractor is responsible for operations or maintenance of the systems, the Contractor shall apply the security fixes within the timeframe specified by the associated controls on the VA Information Security Knowledge Service. When security fixes involve installing third party patches (such as Microsoft OS patches or Adobe Acrobat), the Contractor shall provide written notice to the VA COR/CO that the patch has been validated as to not affecting the Systems within 10 business days.

INFORMATION SYSTEM HOSTING, OPERATION, MAINTENANCE OR USE

- The Contractor shall comply with all Federal laws, regulations, and VA policies for Information systems (cloud and non-cloud) that are hosted, operated, maintained, or used on behalf of VA at non-VA facilities. Security controls for collecting, processing, transmitting, and storing of VA sensitive information, must be in place. The controls will be tested by VA or a VA sanctioned 3PAO and approved by VA prior to hosting, operation, maintenance or use of the information system or systems by or on behalf of VA. This includes conducting compliance risk assessments, security architecture analysis, routine vulnerability scanning, system patching, change management procedures and the completion of an acceptable contingency plan for each system. The Contractor’s security control procedures shall be the same as procedures used to secure VA-operated information systems.

- Outsourcing (Contractor facility, equipment, or staff) of systems or network operations, telecommunications services or other managed services require Assessment and Authorization (A&A) of the Contractor’s systems in accordance with VA Handbook 6500 as specified in VA Information Security Knowledge Service. Major changes to the A&A package may require reviewing and updating all the documentation associated with the change. The Contractor’s cloud computing systems shall comply with FedRAMP and VA Directive 6517 requirements.

- The Contractor shall return all electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) on non-VA leased or non-VA owned IT equipment used to store, process or access VA information to VA in accordance with A&A package requirements. This applies when the contract is terminated or completed and prior to disposal of media. The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Information Security Knowledge Service requirements and NIST 800-88. The Contractor shall send a self-certification that the data destruction requirements above have been met to the COR/CO within 30 business days of termination of the contract.

- All external internet connections to VA network involving VA information must be in accordance with VA Trusted Internet Connection (TIC) Reference Architecture and VA Directive and Handbook 6513, Secure External Connections and reviewed and approved by VA prior to implementation. Government-owned Contractor-operated systems, third party or business partner networks require a Memorandum of Understanding (MOU) and Interconnection Security Agreements (ISA).

- Contractor procedures shall be subject to periodic, announced, or unannounced assessments by VA officials, the OIG or a 3PAO. The physical security aspects associated with Contractor activities are also subject to such assessments. The Contractor shall report, in writing, any deficiencies noted during the above assessment to the VA COR/CO. The Contractor shall use VA’s defined processes to document planned remedial actions that address identified deficiencies in information security policies, procedures, and practices. The Contractor shall correct security deficiencies within the timeframes specified in the VA Information Security Knowledge Service.

- All major information system changes which occur in the production environment shall be reviewed by the VA to determine the impact on privacy and security of the system. Based on the review results, updates to the Authority to Operate (ATO) documentation and parameters may be required to remain in compliance with VA Handbook 6500 and VA Information Security Knowledge Service requirements.

- The Contractor shall conduct an annual privacy and security self-assessment on all information systems and outsourced services as required. Copies of the assessment shall be provided to the COR/CO. The VA/Government reserves the right to conduct assessment using government personnel or a third-party if deemed necessary. The Contractor shall correct or mitigate any weaknesses discovered during the assessment.

- VA prohibits the installation and use of personally owned or Contractor-owned equipment or software on VA information systems. If non-VA owned equipment must be used to fulfill the requirements of a contract, it must be stated in the service agreement, SOW, PWS, PD or contract. All security controls required for government furnished equipment must be utilized in VA approved Other Equipment (OE). Configuration changes to the Contractor OE, must be funded by the owner of the equipment. All remote systems must use a VA-approved antivirus software and a personal (host-based or enclave based) firewall with a VA-approved configuration. The Contractor shall ensure software on OE is kept current with all critical updates and patches. Owners of approved OE are responsible for providing and maintaining the anti-virus software and the firewall on the non-VA owned OE. Approved Contractor OE will be subject to technical inspection at any time.

- The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems. The system or effected component(s) need(s) to be isolated from the network. A forensic analysis needs to be conducted jointly with VA. Such issues will be remediated as quickly as practicable, but in no event longer than the timeframe specified by VA Information Security Knowledge Service. If sensitive personal information is compromised reference VA Handbook 6500.2 and Section 5, Security Incident Investigation.

- For cases wherein the Contractor discovers material defects or vulnerabilities impacting products and services they provide to VA, the Contractor shall develop and implement policies and procedures for disclosure to VA, as well as remediation. The Contractor shall, within 30 business days of discovery, document a summary of these vulnerabilities or defects. The documentation will include a description of the potential impact of each vulnerability and material defect, compensating security controls, mitigations, recommended corrective actions, root cause analysis and/or workarounds (i.e., monitoring). Should there exist any backdoors in the products or services they provide to VA (referring to methods for bypassing computer authentication), the Contractor shall provide the VA CO/CO written assurance they have permanently remediated these backdoors.

- All other vulnerabilities, including those discovered through routine scans or other assessments, will be remediated based on risk, in accordance with the remediation timelines specified by the VA Information Security Knowledge Service and/or the applicable timeframe mandated by Cybersecurity & Infrastructure Security Agency (CISA) Binding Operational Directive (BOD) 22-01 and BOD 19-02 for Internet-accessible systems. Exceptions to this paragraph will only be granted with the approval of the COR/CO.

SECURITY AND PRIVACY CONTROLS COMPLIANCE TESTING, ASSESSMENT AND AUDITING

- Should VA request it, the Contractor shall provide a copy of their (corporation’s, sole proprietorship’s, partnership’s, limited liability company (LLC), or other business structure entity’s) policies, procedures, evidence and independent report summaries related to specified cybersecurity frameworks (International Organization for Standardization (ISO), NIST Cybersecurity Framework (CSF), etc.). VA or its third-party/partner designee (if applicable) are further entitled to perform their own audits and security/penetration tests of the Contractor’s IT or systems and controls, to ascertain whether the Contractor is complying with the information security, network or system requirements mandated in the agreement between VA and the Contractor.

- Any audits or tests of the Contractor or third-party designees/partner VA elects to carry out will commence within 30 business days of VA notification. Such audits, tests and assessments may include the following: (a): security/penetration tests which both sides agree will not unduly impact Contractor operations; (b): interviews with pertinent stakeholders and practitioners; (c): document review; and (d): technical inspections of networks and systems the Contractor uses to destroy, maintain, receive, retain, or use VA information.

- As part of these audits, tests and assessments, the Contractor shall provide all information requested by VA. This information includes, but is not limited to, the following: equipment lists, network or infrastructure diagrams, relevant policy documents, system logs or details on information systems accessing, transporting, or processing VA data.

- The Contractor and at its own expense, shall comply with any recommendations resulting from VA audits, inspections and tests. VA further retains the right to view any related security reports the Contractor has generated as part of its own security assessment. The Contractor shall also notify VA of the existence of any such security reports or other related assessments, upon completion and validation.

- VA appointed auditors or other government agency partners may be granted access to such documentation on a need-to-know basis and coordinated through the COR/CO. The Contractor shall comply with recommendations which result from these regulatory assessments on the part of VA regulators and associated government agency partners.

PRODUCT INTEGRITY, AUTHENTICITY, PROVENANCE, ANTI-COUNTERFEIT AND ANTI-TAMPERING

- The Contractor shall comply with Code of Federal Regulations (CFR) Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, which prohibits ICTS Transactions from foreign adversaries. ICTS Transactions are defined as any acquisition, importation, transfer, installation, dealing in or use of any information and communications technology or service, including ongoing activities, such as managed services, data transmission, software updates, repairs or the platforming or data hosting of applications for consumer download.

- When contracting terms require the Contractor to procure equipment, the Contractor shall purchase or acquire the equipment from an Original Equipment Manufacturer (OEM) or an authorized reseller of the OEM. The Contractor shall attest that equipment procured from an OEM or authorized reseller or distributor are authentic. If procurement is unavailable from an OEM or authorized reseller, the Contractor shall submit in writing, details of the circumstances prohibiting this from happening and procure a product waiver from the VA COR/CO.

- All Contractors shall establish, implement, and provide documentation for risk management practices for supply chain delivery of hardware, software (to include patches) and firmware provided under this agreement. Documentation will include chain of custody practices, inventory management program, information protection practices, integrity management program for sub-supplier provided components, and replacement parts requests. The Contractor shall make spare parts available. All Contractor(s) shall specify how digital delivery for procured products, including patches, will be validated and monitored to ensure consistent delivery. The Contractor shall apply encryption technology to protect procured products throughout the delivery process.

- If a Contractor provides software or patches to VA, the Contractor shall publish or provide a hash conforming to the FIPS Security Requirements for Cryptographic Modules (FIPS 140-2 or successor).

- The Contractor shall provide a software bill of materials (SBOM) for procured (to include licensed products) and consist of a list of components and associated metadata which make up the product. SBOMs must be generated in one of the data formats defined in the National Telecommunications and Information Administration (NTIA) report “The Minimum Elements for a Software Bill of Materials (SBOM).”

- Contractors shall use or arrange for the use of trusted channels to ship procured products, such as U.S. registered mail and/or tamper-evident packaging for physical deliveries.

- Throughout the delivery process, the Contractor shall demonstrate a capability for detecting unauthorized access (tampering).

- The Contractor shall demonstrate chain-of-custody documentation for procured products and require tamper-evident packaging for the delivery of this hardware.

VIRUSES, FIRMWARE, AND MALWARE

- The Contractor shall execute due diligence to ensure all provided software and patches, including third-party patches, are free of viruses and/or malware before releasing them to or installing them on VA information systems.

- The Contractor warrants it has no knowledge of and did not insert, any malicious virus and/or malware code into any software or patches provided to VA which could potentially harm or disrupt VA information systems. The Contractor shall use due diligence, if supplying third-party software or patches, to ensure the third-party has not inserted any malicious code and/or virus which could damage or disrupt VA information systems.

- The Contractor shall provide or arrange for the provision of technical justification as to why any “false positive” hit has taken place to ensure their code’s supply chain has not been compromised. Justification may be required, but is not limited to, when install files, scripts, firmware, or other Contractor-delivered software solutions (including third-party install files, scripts, firmware, or other software) are flagged as malicious, infected, or suspicious by an anti-virus vendor.

- The Contractor shall not upload (intentionally or negligently) any virus, worm, malware or any harmful or malicious content, component and/or corrupted data/source code (hereinafter “virus or other malware”) onto VA computer and information systems and/or networks. If introduced (and this clause is violated), upon written request from the VA CO, the Contractor shall:

  - Take all necessary action to correct the incident, to include any and all assistance to VA to eliminate the virus or other malware throughout VA’s information networks, computer systems and information systems; and

  - Use commercially reasonable efforts to restore operational efficiency and remediate damages due to data loss or data integrity damage, if the virus or other malware causes a loss of operational efficiency, data loss, or damage to data integrity.

CRYPTOGRAPHIC REQUIREMENT

- The Contractor shall document how the cryptographic system supporting the Contractor’s products and/or services protect the confidentiality, data integrity, authentication and non-repudiation of devices and data flows in the underlying system.

- The Contractor shall use only approved cryptographic methods as defined in FIPS 140-2 (or its successor) and NIST 800-52 standards when enabling encryption on its products.

- The Contractor shall provide or arrange for the provision of an automated remote key-establishment method which protects the confidentiality and integrity of the cryptographic keys.

- The Contractor shall ensure emergency re-keying of all devices can be remotely performed within 30 business days.

- The Contractor shall provide or arrange for the provision of a method for updating cryptographic primitives or algorithms.

PATCHING GOVERNANCE

- The Contractor shall provide documentation detailing the patch management, vulnerability management, mitigation and update processes (to include third-party) prior to the connection of electronic devices, assets or equipment to VA’s assets. This documentation will include information regarding the following:

  - The resources and technical capabilities to sustain the program or process (e.g., how the integrity of a patch is validated by VA); and.

  - The approach and capability to remediate newly reported zero-day vulnerabilities for Contractor products.

- The Contractor shall verify and provide documentation all procured products (including third-party applications, hardware, software, operating systems, and firmware) have appropriate updates and patches installed prior to delivery to VA.

- The Contractor shall provide or arrange the provision of appropriate software and firmware updates to remediate newly discovered vulnerabilities or weaknesses for their products and services within 30 days of discovery. Updates to remediate critical or emergent vulnerabilities will be provided within seven business days of discovery. If updates cannot be made available by Contractor within these time periods, the Contractor shall submit mitigations, methods of exploit detection and/or workarounds to the COR/CO prior to the above deadlines.

- The Contractor shall provide or arrange for the provision of appropriate hardware, software and/or firmware updates, when those products, including open-source software, are provided to the VA, to remediate newly discovered vulnerabilities or weaknesses. Remediations of products or services provided to the VA’s system environment must be provided within 30 business days of availability from the original supplier and/or patching source. Updates to remediate critical vulnerabilities applicable to the Contractor’s use of the third-party product in its system environment will be provided within seven business days of availability from the original supplier and/or patching source. If applicable third-party updates cannot be integrated, tested and made available by Contractor within these time periods, mitigations and/or workarounds will be provided to the COR/CO before the above deadlines.

SPECIALIZED DEVICES/SYSTEMS (MEDICAL DEVICES, SPECIAL PURPOSE SYSTEMS, RESEARCH SCIENTIFIC COMPUTING)

- Contractor supplies/delivered Medical Devices, Special Purpose Systems-Operational Technology (SPS-OT) and Research Scientific Computing Devices shall comply with all applicable Federal law, regulations, and VA policies. New developments require creation, testing, evaluation, and authorization in compliance with processes specified on the Specialized Device Cybersecurity Department Enterprise Risk Management (SDCD-ERM) Portal, VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, VA Handbook 6500, and the VA Information Security Knowledge Service. Deviations from Federal law, regulations, and VA Policy are identified and documented as part of VA Directive 6550 and/or the VA Enterprise Risk Analysis (ERA) processes for Specialized Devices/Systems processes.

- All Contractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500 and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO for governance or resolution.

- The Contractor shall certify to the COR/CO that devices/systems that have completed the VA Enterprise Risk Analysis (ERA) process for Specialized Devices/Systems are fully functional and operate correctly as intended. Devices/systems must follow the VA ERA authorized configuration prior to acquisition and connection to the VA computing environment. If VA determines a new VA ERA needs to be created, the Contractor shall provide required technical support to develop the configuration settings. Major changes to a previously approved device/system will require a new ERA.

- The Contractor shall comply with all practices documented by the Food Drug and Administration (FDA) Premarket Submission for Management of Cybersecurity in Medical Devices and Postmarket Management of Cybersecurity in Medical Devices.

- The Contractor shall design devices capable of accepting all applicable security patches with or without the support of the Contractor personnel. If patching can only be completed by the Contractor, the Contractor shall commit the resources needed to patch all applicable devices at all VA locations. If unique patching instructions or packaging is needed, the Contractor shall provide the necessary information in conjunction with the validation/testing of the patch. The Contractor shall apply security patches within 30 business days of the patch release and have a formal tracking process for any security patches not implemented to include explanation when a device cannot be patched.

- The Contractor shall provide devices able to install and maintain VA-approved antivirus capabilities with the capability to quarantine files and be updated as needed in response to incidents. Alternatively, a VA-approved whitelisting application may be used when the Contractor cannot install an anti-virus / anti-malware application.

- The Contractor shall verify and document all software embedded within the device does not contain any known viruses or malware before delivery to or installation at a VA location.

- Devices and other equipment or systems containing media (hard drives, optical disks, solid state, and storage via chips/firmware) with VA sensitive information will be returned to the Contractor with media removed. When the contract requires return of equipment, the options available to the Contractor are the following:

  - The Contractor shall accept the system without the drive, firmware and solid state.

  - VA’s initial device purchase includes a spare drive or other replacement media which must be installed in place of the original drive at time of turn-in; or

  - Due to the highly specialized and sometimes proprietary hardware and software associated with the device, if it is not possible for VA to retain the hard drive, firmware, and solid state, then:

    - The equipment Contractor shall have an existing BAA if the device being traded in has sensitive information stored on it and hard drive(s) from the system are being returned physically intact.

    - Any fixed hard drive, Complementary Metal-Oxide-Semiconductor (CMOS), Programmable Read-Only Memory (PROM), solid state and firmware on the device must be non-destructively sanitized to the greatest extent possible without negatively impacting system operation. Selective clearing down to patient data folder level is recommended using VA approved and validated overwriting technologies/methods/tools. Applicable media sanitization specifications need to be pre-approved and described in the solicitation, contract, or order.

DATA CENTER PROVISIONS

- The Contractor shall ensure the VA network is accessed by in accordance with VA Directive 6500 and IAM security processes specified in the VA Information Security Knowledge Service.

- The Contractor shall ensure network infrastructure and data availability in accordance with VA information system business continuity procedures specified in the VA Information Security Knowledge Service.

- The Contractor shall ensure any connections to the internet or other external networks for information systems occur through managed interfaces utilizing VA approved boundary protection devices (e.g., internet proxies, gateways, routers, firewalls, guards or encrypted tunnels).

- The Contractor shall encrypt all traffic across the segment of the Wide Area Network (WAN) it manages and no unencrypted Out of Band (OOB) Internet Protocol (IP) traffic will traverse the network.

- The Contractor shall ensure tunnel endpoints are routable addresses at each VA operating site.

- The Contractor shall secure access from Local Area Networks (LANs) at co-located sites in accordance with VA TIC Reference Architecture, VA Directive and Handbook 6513, and MOU/ISA process specified in the VA Information Security Knowledge Service.