PERFORMANCE WORK STATEMENT (PWS)

| Award/Mod Effective | Version Date |
| --- | --- |
| Award | To be Determined (TBD) |

| Contract Number: | TBD |
| --- | --- |
| Task Order Number: | TBD |
| Contractor Name: | TBD |
| Tracking Number: | 832674365 |
| Follow-on to Previous Contract and Task Order Number: | HC1028-22-F-0276 – Secure Configuration Management (SCM) Development and Operations HC1028-23-F-0003 – Continuous Monitoring Risk Scoring (CMRS) Development and Sustainment HC1028-25-F-0166 – Device Attribution Tagging Tool (DATT) / Tagging, Reporting and Attribution Configuration Suite (TRACS) Maintenance and Implementation Support |

### 1. Contracting Officer’s Representative (COR).

a. Primary COR.  See DITCO Additional Text G1 - Points of Contact (POC)

b. Alternate COR (ACOR).  See DITCO Additional Text G1 - POC

c. Property Administrator (PA) See DITCO Additional Text G1 - POC

### 2. Contract Title.  Continuous Monitoring Analytical Tool Set (CMATS) Development and Sustainment

3. Background.  The Department of Defense (DoD) implements a multi-tiered cybersecurity risk management process to protect United States (U.S.) interests, spanning from the enterprise level DoD to individual Information Systems (IS). This process is guided by DoD Instruction (DoDI) 8500.1, National Institute of Standards and Technology (NIST) Special Publication (SP) 800-39, and the Cybersecurity Risk Management Construct (CSRMC), previously the Risk Management Framework (RMF) established in DoDI 8510.01.

CMATS Is a suite of Government off-the-shelf (GOTS) software that provides data which contributes to global and organizational views of inventory, compliance, vulnerability, and risk. CMATS enables near-real-time cybersecurity visualization by integrating data from various DoD Enterprise Cyber Security applications, and it supports automated processes used in support of cyber blue force tracking, risk management, near-real time awareness of devices and software inventory and configuration compliance. CMATS enables the Information Security Continuous Monitoring (ISCM) strategy as part of the DoD Continuous Monitoring Strategy, and it provides DoD decision makers with device attribution data required for mission systems to enable ISCM. The attribution data provides Situational Awareness (SA) and Command and Control (C2) at all levels of the DoD such that system property custodians, users, and administrators can visualize data for endpoints under their purview and maintain attribution information meaningful to them, but that same data can be used to build SA and C2 capabilities at all higher echelons, up to the Secretary of Defense (SECDEF).

The tools within the CMATS suite are:

- The Continuous Monitoring Risk Scoring (CMRS) system which aggregates, correlates and normalizes the vulnerability and configuration state of DoD Information Technology (IT) systems by providing measures of security control deployments and compliance including Security Technical Implementation Guide (STIG), patch compliance and deployed configuration settings.  The current CMRS system is a Microsoft (MS) Structure Query Language (SQL) / Internet Information Server (IIS) application. The plan is to migrate the application to Platform as a Service (PaaS) in a Joint Warfighter Cloud Capability (JWCC) Azure Cloud environment.

- The Cyber Operational Attribute Management System (COAMS) contains a central repository of a dynamically maintained hierarchies of names used in reporting of cyber data which are dynamically exposed in Application Program Interfaces (APIs) as updates are made. COAMS currently contains hierarchies of organization, location, system, and other names. The current COAMS system is an MS SQL Server / IIS application. The plan is to migrate the application to PaaS in a JWCC Azure Cloud environment.

- The Enterprise User Management (EUM) system is a central permission store register that manages user and non-user COAMS-based permissions for CMATS portfolio applications. EUM maintains the last login time, per user, as well as providing account lockout status and enabling account resets.  The EUM system is an MS application that creates and manages user attributes and permissions. The plan is to migrate the application to PaaS in a JWCC Azure Cloud environment.

- The Information Assurance Vulnerability Management (IAVM) system is a capability used by analysts in DoD Cyber Defense Command (DCDC) and its components to analyze, filter, prioritize, and disseminate US Cyber Command directives (“IAVMs”) that require DoD agencies to apply certain patches to remediate high-risk vulnerabilities. The title and business logic currently implemented by the IAVM system will change in the coming years and both the name and the functionality of the IAVM system will need to change to address the changes.  The current IAVM system uses an IIS application back end. The plan is to migrate the application to PaaS in a JWCC Azure Cloud environment.

- DATT is an endpoint application that brands and maintains C2 (C2 metadata, selected from COAMS hierarchies on individual DoD devices where it is exposed to enterprise sensors.

- Central Attribution Management Portal (CAMP) will allow users to centrally manage asset attribution data across multiple enterprise reporting systems and endpoint management solutions. CAMP will aggregate and standardize tag data from multiple DoD enterprise systems, to include DATT endpoint attributes and provide users with tools to fill gaps in missing attribution data, resolve tag discrepancies, automate and simplify tagging of endpoints, map existing datapoints to accurate tag values, and report on existing endpoints. In future iterations CAMP will integrate with endpoint management tools to synchronize with DATT endpoint attributes. The CAMP application is a PaaS SQL/IIS.

- Data Analytics Test Lab is primarily used in support of Configuration Management (CM) and concept development/validation for the production systems within the Program Acquisition Executive( PAE) -Cyber, Cyber Analytics Division (ID6) portfolio of capabilities. The ID6 lab also supports research, development, testing, and evaluation of technologies in the Cyber Analytics space, interoperability between current and possible future solutions, and advanced troubleshooting of production representative system baselines in support of resolving operational issues. The Data Analytics lab hosts on-premises and a JWCC Azure Cloud presence.

- The Endpoint Patch Management Service (EPMS) receives automated updates from the software vendors (Original Equipment Manufacturers) via a patch-packaging vendor solution from the Internet onto the Non-Secure Internet Protocol Router Network (NIPRNET) and then utilizing Defense Information Systems Agency (DISA) supplied infrastructure to move these patches to Secret Internet Protocol Router Network (SIPRNET) for availability to DoD for all DoD Information Network (DoDIN) customers. Patch content will include a list of DISA-approved, MS and non-native, third-party application content. All patch content will be available for download from a secure DISA-hosted Patch Repository or similar Enterprise Repository. This program does not fall under the CMATS portfolio of analytic tools.

This PWS outlines the requirements for continued development, sustainment, support and modernization for the CMATS portfolio, ensuring robust endpoint attribution tag management, policy management, and continuous monitoring across the DoD.

### 4. Objectives: This contract is to acquire the resources necessary for continued development, sustainment, support and modernization of the systems and applications in the CMATS portfolio. This includes the sustainment and modernization of CMATS capabilities via software releases throughout the base and option periods (OPs) of this contract based on requirements identified by the Government and Stakeholders to meet operational needs and to maintain those updates in the DoD network.

### The primary objectives of this PWS are:

- Develop, sustain, modernize, and integrate the operational capabilities of all the products in the CMATS portfolio

- Develop, sustain, integrate, and modernize new capabilities for the CMATS portfolio.

- Implement new analytics, data, and platform component alignment with operational requirements and maximize capabilities.

- Modernize the CMATS platform to take full advantage of an Azure Cloud Hosting environment.

5. Scope.  The scope of the CMATS portfolio development and sustainment effort is to provide the DISA CMATS Program Management Office (PMO) with comprehensive systems engineering, software development, and technical assistance to drive the continued development and deployment of robust capabilities. This includes providing infrastructure support for the Data Analytics' JWCC Azure Cloud and on-premises lab to support PAE Cyber-related systems and initiatives, as well as Assessment & Authorization (A&A) and testing support for the EPMS application. Support specific to the CMATS portfolio includes:

- Requirements analysis

- Prototyping

- Custom code development and maintenance

- Beta testing and oversight

- Cybersecurity analysis, artifact generation and scanning to provide full scope A&A support

- Integration of Commercial off the Shelf (COTS), Open-Source Software (OSS) and GOTS products and services

- Quality assurance/system evaluation

- Developmental testing

- Installation/Deployment support

- Documentation

- System performance analysis to improve, enhance, and expand the CMATS capabilities

- Lab Administration & Networking Support

- CM process implementation, tracking, and reporting

- Modernizing the portfolio to take advantage of JWCC Azure Cloud hosting services

- Evaluating new and existing data to develop new or improve existing sources of data

- Tier 3 help desk support and application administration on deployment, NIPR/IL5 and SIPR/IL6 installed baselines

All GOTS software developed under this contract will become the sole property of the Government and any software, binaries, or documentation that has not been delivered by the end of the contract shall be turned over to the Government PMO.

The contractor shall provide the necessary support in each of the Task Areas listed below, providing the services, capabilities, and deliverables of this PWS. Efforts shall provide benefits to extend system life, reduce life cycle costs (or provide the best return on investment), leverage technology advancements, and improve the capacity, reliability and robustness to meet program life requirements.

### The scope includes the following technical areas:

Task Area 1 – Contract Management Support

Task Area 2 - Software Engineering and Development

Task Area 3 - Cyber and CM

Task Area 4 - Tier III Support

Task Area 5 - Product Subject Matter Expert (SME) Support

The contractor shall meet stakeholder development requirements and adapt to any technological evolution, industry standard changes and DoD regulatory requirements.  There is a requirements’ backlog for each of the applications under the CMATS portfolio of varying scope and complexity to develop towards. Four development teams comprised of one lead developer per team, two to three mid/junior supporting developers and a tester will provide four software releases to the Government for the base and each OP to satisfy the prioritized backlogged requirements. Supporting team members shall include a technical writer, Database Administrator (DBA), training and help desk support are shared across the development teams and systems as needed.  While the composition of the team will remain consistent, the number of requirements per system and their development complexity will vary.  The contractor shall assess stakeholder requirements and determine how many can be developed within a given year based on the velocity of one major and at most six minor releases for the base year and each of the OPs.  The teams shall work with the Government to determine which application or functional component each subsequent release will focus on, based on customer needs, prioritized requirements.

The Government may require surge support during the base or any OP, and surge modifications will be within the scope of the contract and provide increased support for the defined task areas of this PWS.  Surge support over the life of the contract will not exceed 25% of the contractor’s total proposed cost/price for the base and all OPs, excluding any six-month extension of services pursuant to Federal Acquisition Regulation (FAR) 52.217-8.

### 6. Performance Requirements.

6.1 Task 1 – Contract Management Support. The contractor shall manage and provide program status as

documented in the deliverables to proactively manage the contract.

6.1.1 Subtask 1 – Administrative Requirements.

The contractor shall perform all technical, functional, and program management tasks delineated in this PWS. The contractor shall provide and manage a complete, comprehensive team of highly qualified personnel who are able to accomplish the tasks specified herein. The contractor shall provide all materials, services, personnel, planning, direction, coordination, and control necessary to provide the services and license maintenance required by this contract. To ensure the successful administration, operation, and maintenance of services, the contractor shall establish a project organization/staff structure that facilitates effective overall program management of the work.

Monthly Status Reports (MSR)s, Management Plan, Briefing Materials, and all other reports shall be performed to the standards identified in PWS Section 7. This standard applies to all sub-tasks within Section 6. The contractor shall provide centralized administrative, clerical, documentation, and related functions to meet the contract requirements. The contractor shall provide the technical and functional activities for effective and efficient program management of tasks within this PWS. Development activities shall rigidly adhere to Agile SCRUM development processes as directed by DISA policy, to include backlog maintenance, story point development, release planning, sprint kickoff meetings, end of sprint demonstrations, and appropriate artifact generation.  The Government may waive all or some of these activities, but only by request.

The contractor shall use a portal specified by the Government to store draft and final versions of contract artifacts and deliverables. This includes deliverables outlined in the PWS, briefings, requirements, design documents, source code, test cases, CM artifacts, and other program and contract-level documentation

6.1.2 Subtask 2 – Personnel Requirements

All personnel assigned to this contract at any tier, including any substitute or replacement personnel, shall be technically proficient and have a thorough knowledge of their respective area(s) of expertise to ensure successful operation, maintenance, and management of the CMATS portfolio. Personnel provided shall be sufficient to fully staff a SCRUM-based agile development team while simultaneously providing Tier 3 helpdesk support, training, implementation planning, requirements management and testing resources.

The contractor shall designate a dedicated Program Manager (PM)  to manage the work and personnel defined int this contract. Other key personnel will be responsible for assisting the contractor PM with schedule and technical performance under this contract. The contractor shall provide adequate management and resources to support the technical requirements of the contract and ability to function as a viable and productive partner with the Government. The contractor shall provide processes and procedures to ensure key personnel roles are consistently filled by personnel with sufficient expertise to prevent loss of corporate subject matter expertise in the specific tools and business logic of the CMATS portfolio.  The contractor PM and the staff members responsible for key project components, such as service management, engineering, testing, implementation, and scheduling, shall participate in planning and status meetings conducted at either contractor or Government facilities, at no direct charge to the contract.

The contractor personnel designated below shall serve as the primary POCs for status and resolution of all contract management, implementation, and technical matters.

| Labor Category | Position |
| --- | --- |
| Cyber Security PM | PM |
| Information Assurance (IA) Specialist II | A&A Lead |
| Specialized Technical Expert II | Tier 3 Support Lead |
| Software-SME | Development Team Lead (CMRS) |
| Software-SME | Development Team Lead (CAMP / DATT) |
| Software-SME | Development Team Lead (COAMS / EUM) |
| Software-SME | Development Team Lead (IAVM) |
| Cloud Engineer - Senior | Cloud System Administrator |

CMATS complex business logic and data manipulation capabilities create a steep learning curve. Consequently, personnel turnover results in significant development delays of ten weeks or more and introduces the risk of delivering flawed business logic. To mitigate these issues, the Government believes that maintaining stability by limiting turnover among development team leads is critically important. Consequently, development team leads shall be considered key personnel and will be subject to personnel retention and qualification review consistent with key personnel designations. The Government shall be notified in writing of a key personnel turnover at least 10 business days in advance and the plans to mitigate the risk of a key personnel member leaving the contract.

Staffing levels shall be reported to the Government in a quarterly staffing report, which shall provide the expected versus expended man hours per development team due to expected ramp-up and shut down periods.  The contractor may propose reduced manning levels during order startup and shutdown. The contractor shall limit turnover in key personnel to 25% or less.

The contractor is required to provide technically proficient personnel for the complete, end-to-end engineering, design, installation, testing, integration, administration, operation, maintenance, and management of the CMATS program. All contractor personnel, other than those designated as key personnel (or their substitutes), shall meet this standard.. The contractor may provide additional appropriately cleared personnel to receive on-the-job training for any function for which personnel substitution may be anticipated, but in no case shall such training interfere with performance of any service or cause a hazard to the network.

6.1.3 Subtask 3 – Program Reporting

6.1.3.1 Contract Management Plan (CMP)

The contractor shall prepare a CMP upon award and present the CMP as part of the contract kick-off. The CMP, at a minimum, shall address or include the following: organization, resources, personnel management, management structure/control (ie; lines of responsibility, authority, communication), execution plan, labor execution plan, quality assurance/control plan, contract management plan, implementation plan, risk management, and SME support  to be employed to meet the performance and schedule requirements throughout task order execution. The contractor shall identify and document, in the CMP, opportunities to implement cost containment, cost reduction, and cost avoidance strategies to include building upon work previously accomplished by the Government, the contractor, or other contractors to the fullest extent practical. Proposed key personnel (including qualifications) matrix will be maintained as part of the CMP.

The CMP shall also include a Transition Implementation Plan (TIP), outlining activities, and the timeline required for the contractor to transition support services identified in this PWS to a new contractor. The CMP shall be updated throughout the performance of this task to reflect changes and to further define program criteria and milestones. All modifications to the CMP shall be submitted at least annually, but any time there is a change to program criteria or milestones, to the Government for approval before execution. In addition, the CMP shall detail the coordinated interaction between system development and integration activities as well as the maintenance and security compliance of existing and developing capabilities.

As part of the CMP, the contractor shall establish a comprehensive risk management process that includes identification, evaluation, and mitigation of risks associated with schedule, technical, and performance.

Additionally, the team shall develop a risk matrix to track project risks (such as schedule, cost, program/performance, and engineering) that may be revealed during the project and will decide upon initial action and communication plans that will help ensure successful issue resolution and project execution. The risk matrix will be maintained and delivered to the Government as part of the weekly Integrated Program Team (IPT) meeting. The contractor shall tailor their risk assessments in accordance with (IAW) the DoD Risk, Issue, and Opportunity Management Guide for Defense Acquisition Program where applicable.

The contractor shall provide risk tracking. This shall include:

- Establishing and maintaining a program specific risk management tool. The tool shall list all open and historical risks associated with the effort.

- Gathering and documenting mitigation strategies and approaches for each risk in the system.

- Identifying, documenting and monitoring program management risks, as well as coordinating with business and technical representatives to gather and capture those risks in the risk management system; and creating reports that outline program risks.

6.1.3.2 Kick Off Meeting

A Kick-off meeting shall be conducted no later than (NLT) five business days after the contract award, and after execution of subsequent OPs. This meeting will be between the Government and the contractor and will be the venue to facilitate a successful execution of this contract, including transition activities. The contractor shall prepare presentations that provide updates to the technical and management approach including schedule, and performance data. The kick-off meeting agenda shall include the following:

- Introducing the management and technical teams

- Presenting the Draft CMP and Engineering Plans

- Common understanding of contract and the associated development, management, and sustainment teams and leads

- Common understanding of technical direction

- Presentation of all contract deliverables to include proposed formats, reporting methods and proposed bundling strategies

- The transition of the current activities being performed for CMATS and ongoing sustainment and modernization recommendations

Other relevant items may be introduced at this meeting.

6.1.3.3 Program Reviews

Program reviews will be conducted quarterly at the primary Government location.  In addition, the contractor shall prepare a presentation that provides updates to the technical and management approach, and changes to the current and projected schedule and performance data.  The quarterly program review agenda shall include the following:

- Plans and Accomplishments

- Issues, Risks, and Mitigation Strategies

- Contractor metrics to be tracked and reported in monthly and quarterly reports

- Action Item Review

- Updated Project Plan and Schedule

Other relevant items may be introduced at the discretion of the contractor.  The contractor shall produce minutes of all Program Reviews, including a synopsis of all technical and management discussions and a list of open/closed action items.  All on-going projects and/or program development efforts shall be covered in the Program Reviews.

6.1.3.4 Technical Exchange Meeting (TEM).

The contractor shall conduct TEMs on a weekly basis at the primary Government location or virtually, where approved by the Government. The contractor shall prepare a presentation that provides updates to the technical approach including current and projected schedule and performance data.

During the TEM the contractor shall review program strategies and brainstorming sessions. The contractor shall document alternative strategies and approaches for addressing program/project technical, financial, and schedule risks. The contractor shall conduct research regarding various aspects of proposed strategies and alternatives, providing summaries of findings. Where applicable, as defined by the PM and/or the COR, the contractor shall identify and apply a variety of process analysis approaches to determine impact of complex issues. When alternative strategies and approaches are required, the contractor shall provide a composite list of all alternatives considered, and a detailed summary of cost, schedule, and performance risks and benefits of each. Following COR approval of selected strategies, the contractor shall document, track, and promulgate outcomes.

The contractor shall develop draft mission and vision statements, subsequent goal delineation and provide recommendations to the CMATS PMO for building operational plans that specify measurable outcomes to include capital outlay planning efforts in a consolidated strategic planning process which enables the Government to prioritize project initiatives.

The contractor shall review requests for information received from senior leadership and other related programs and projects as well as requirements to present program status at the TEM. The contractor shall gather data, conduct research, and create draft responses to these requests. This data may include technical, business, requirements, financial, schedule, or strategic data or concepts. The contractor shall ensure that thorough records are retained of all requests and responses, whether written or oral.

The TEM agenda shall include, at a minimum, the following:

- Attendees

- Status of current projects

- Recommendations for upcoming and pending projects / program strategies

- Updated 120-day calendar day schedule showing planned milestones and deliveries completed in the last 30 calendar days and projected for the next 90 calendar days, updated as part of minutes delivery

- When applicable an Analysis of Alternatives (AoA) for various technical approaches to specific challenges

- Issues, Risks and Mitigation Strategies

- Action Item Review

- Other relevant items may be introduced at the discretion of the contractor and/or the Government

The contractor shall produce minutes of all TEM meetings, including a synopsis of the technical discussion and a list of open/closed action items, to the PMO within two business days of the TEM being conducted.

6.1.3.5 Integrated Master Schedule (IMS)

The contractor shall provide the Government with an event driven IMSs. The contractor shall use MS Project or similar software designated by the Government for developing and maintaining the schedule. The contractor shall review and identify any dependencies or interrelationships between the contract and other program efforts and significant dates. The contractor shall prepare and maintain an IMS for the overall contract to include schedules for each subtask and the level of effort (LOE) for task completion. The IMS shall address dependencies, risks, key milestone events, critical path activities, and delivery dates. The schedule shall also outline all resources assigned to individual tasks and the LOE for each task’s completion. The contractor shall coordinate with the appropriate Government Functional Lead(s) and assess the risks identified in the schedule and recommendation for program resolution. The schedules shall be developed and baselined in collaboration with the Government.

The baseline schedule shall not be modified without the Government PM approval. The schedule shall be coupled with the weekly IPT to ensure all organizations and activities underway are coordinated and support the objectives of the overall program. The contractor shall submit an updated IMS to the Government PM and upload to an agreed upon deliverables portal on a weekly basis.

6.1.3.6 MSR

The contractor shall submit MSRs that include financial, performance, schedule status including proposed changes and deviations from the planned schedule, technical accomplishments, issues and risks, and planned activities for the next reporting period. Any issues requiring Government response or action shall be identified to the Government immediately and status captured in the MSR. An inventory of all program assets (Government Furnished Property (GFP)/Government Furnished Information (GFI)) shall also be included in the MSR to include servers, laptops, network equipment, external hard drives, server certificates with expiration dates, and hardware and software licenses with expiration dates.

The MSR will contain notifications of key personnel changes, to include changes in assignment or status of key personnel. The MSR will provide status of personnel to include clearance, access granted, Government Furnished Equipment (GFE) provided, and any changes.

The initial MSR shall include the projected deliverables planned by month, grouped by work categories (e.g., development, testing, Tier III, A&A, etc.) for the Base and each OP. In each subsequent report, the contractor shall show the original planned projections by month, actual work performed (deliverable) the location of the deliverable, the date due versus date delivered, and an updated projection of the remaining deliveries across the Period of Performance (PoP). Each deliverable shall include a report cover that will identify the contract number, the COR and ACOR, the URL for the deliverable and any differences between the projection for the deliverable and actual delivery date. The cover report shall explain how the difference between the projected and actual delivery date affects the projection for work yet to be accomplished.

The MSR shall include monthly performance system and user metrics, as agreed upon with the Government CMATS PMO. The metrics shall be reported as part of the MSR.

6.1.3.7 Integrated Product Team (IPT) / Weekly Status Reports

The contractor shall host a weekly IPT meeting with the objective of synchronizing and de-conflicting the activities with representatives from appropriate functional disciplines (both in and outside of the CMATS program), to meet CMATS objectives, identify and resolve issues, and make sound and timely recommendations to facilitate decision making. The meeting shall cover A&A status, change requests (CRs) that are currently pending action, Tier III ticket counts, development team status per program, testing status per program, outstanding operational issues at a minimum, action items and current risks. The contractor shall capture the outcomes of the weekly IPT and provide the minutes to all participants within two business days of the meeting. The minutes shall include a high-level review of the baseline schedules for each program to ensure the Joint Interoperability Testing Command (JITC) team, the development team and the engineering team are aware of upcoming activities that will impact them.

The contractor shall submit the Weekly Status Report outlining the progress of current and future tasks with completion status, as well as identifying any issues and risks, dependencies, and engineering updates that require Government interaction for resolution and/or impact agreed upon delivery. At a minimum, the update shall outline what work has been performed, what problems have been encountered that may impact schedule, potential solutions for any problems, and projected tasks for the next week. The update shall also include metrics on the program’s performance about capabilities provided to the customer and the outcome from those capabilities. The Weekly Status Report shall include identified risks and mitigations, and any other program updates applicable to Cyber Directorate management.

6.1.3.8 Meetings

The contractor shall coordinate meetings with Government representatives and their stakeholders to discuss the status of the project. The contractor shall conduct meetings weekly, bi-weekly, and monthly to support the program. The contractor shall prepare and distribute the meeting agenda, briefing materials, meeting minutes, and action items. Meeting locations may vary. If hosting at the contractor’s facility, the contractor shall provide appropriate meeting audio/visual and audio teleconferencing capabilities. If hosting at the Governments facility, the contractor shall leverage MS Teams or other Government-approved delivery media for remote presentation, electronic white board, and chat. The contractor shall produce meeting agendas, briefing materials, minutes of all meetings, including synopsis of technical discussions, and track the status of all action items. Minutes shall be provided within two business days of the scheduled meeting time. Agendas and briefing materials shall be provided two business days before the meeting.

The contractor shall obtain approval from the CMATS PMO before hosting any meeting outside of DISA. Meeting materials for meetings hosted outside of DISA must be approved by the CMATS PMO prior to sharing materials with attendees and at least two business days prior to the scheduled meeting. The contractor shall capture, and compose minutes, or provide annotations to official minutes, if they are provided by other entities, for all meetings where CMATS is represented involving organizations outside the CMATS PMO e.g., meetings with DoD Chief Information Office (CIO), USCYBERCOM, DCDC, Combatant Commands, Services, Field Agencies (C/C/S/FAs) and/or DISA Operations (Ops). The minutes shall be distributed by email to the CMATS PMO and saved to a Government designated portal.

6.1.3.9 CMATS Monthly Working Group

The contractor shall host a Monthly Working Group Meeting to engage the CMATS user community and discuss all CMATS related Topics (e.g., General Announcements, Operational Status and Issues, Orders Related to CMATS and/or trends, upcoming enhancements, resources, access control, training on new functionality and/or user questions). The CMATS Monthly Working Group shall take place every month at an agreed upon time with the Government. The meeting agenda and briefing material drafts will be due three business days prior to meeting and finalized one business day prior. The CMATS Monthly Working Group meetings are to be recorded and uploaded to the CMATS Knowledge Management (KM) page (along with the associated slide deck) to the CMATS Working Group TEAMS chat within two business days of the meeting’s conclusion.

6.1.3.10 Transition Plans

The contractor shall work with the incumbent contractor to create and execute a TIP to transfer, in coordination with the incumbents. The transition plans will be included as part of the CMP and reviewed at the program kick-off meeting. All transition actions shall be completed 45 calendar days after award:

- The TIP shall include a description and catalog of GFP, GFI, (i.e., all configuration items (CI)s), source code, system architectures, system access controls, build scripts and plans, test scripts and other program artifacts

- Roles and responsibilities in any Government-managed forum currently supported by the incumbents

- “Left seat – right seat” functional/knowledge transition to minimize impact to the program

- The contractor shall assist the Government to build and ensure the full end-to-end production representative set of systems and software delivered under this contract is built in the specified Government lab.

- The contractor shall provide a build-from-scratch guide to build the current systems deployed in a production environment.

- The contractor shall deliver complete source code for all products delivered during the Base and OPs in the contractor’s native code repository or in an alternative repository as negotiated with the Government. The contractor shall also deliver functioning build plans and build automation for all product versions that are supported at the end of the PoP.

The Government will facilitate the execution of the TIP to ensure continuity of all current activities supported by the incumbent. 120 calendar days prior to the end of the contract, the contractor shall update the TIP to support the transition to a follow-on team for review by the Government IAW FAR 52.237-3—Continuity of Services. The contractor shall provide all reasonable programmatic assistance needed to ensure a smooth transition of the tasks required herein to the successor service provider. During the phase-out transition period, the contractor shall be fully responsible for the continued operation of all services required by this PWS. The Government reserves the right to conduct site visits in all areas of the DISA facility occupied by the contractor for the purpose of performing on this contract, in conjunction with the solicitation of offers for any successor contract.

If a follow-on contract is not awarded to the incumbent:

- The contractor shall cooperate to the extent required to enable an orderly and complete changeover to the successor service provider.

- As required above, the contractor shall conduct a joint inventory of all GFE, GFP, and GFI with Government personnel. The contractor shall deliver to the Government PM and COR a final inventory on or prior to the last day of contract performance.

- The contractor shall deliver complete source code for all products delivered during the PoP in the contractor’s native code repository or in an alternative repository as negotiated with the Government. The contractor shall also deliver functioning build plans and build automation for all product versions that are supported at the end of the PoP.

6.1.3.11 Policy Review and Update

The contractor shall provide technical and programmatic reviews of existing DoD processes, policies, doctrine, directives, regulations, and implementation of instructions, to include Concept of Operations (CONOPS) and Tactics, Techniques, and Procedures (TTPs). The contractor shall record specific policy updates and implementation recommendations. The contractor shall ensure the document addresses how the capability will perform, how the capability will be used by Ops and sustainment personnel, the maintenance and management of the system, the ability to provide timely reporting of operational outages, and any major performance issues that may affect end users. The CONOPS will use the standard DISA CONOPS document format and content description.

Deliverables:

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 6.1.3.1 | CMP | A001 |
| 6.1.3.1 | Risk Matrix | A002 |
| 6.1.3.2 | Kickoff Meeting Mins | A003 |
| 6.1.3.3 | Program Reviews | A004 |
| 6.1.3.4 | TEM Meeting Mins | A005 |
| 6.1.3.5 | IMS | A006 |
| 6.1.3.6 | MSR | A007 |
| 6.1.3.7 | IPT Meeting Minutes | A008 |
| 6.1.3.7 | Weekly Status Reports | A009 |
| 6.1.3.8 | Meeting Minutes | A010 |
| 6.1.3.9 | CMATS Working Group Slides & recordings | A011 |
| 6.1.3.10 | Transition Plans | A012 |
| 6.1.3.11 | Policy Reviews | A013 |

6.2 Task 2 – Software Engineering and Development

The contractor shall provide Software Engineering, Design and Development in support of the CMATS Portfolio.  The contractor shall work collaboratively with the Government and other support contractors in designing capabilities and services. The contractor shall provide support to the CMATS portfolio to address the following areas in four concurrent development teams: One for CMRS, one for EUM & COAMs, one for IAVM and one for DATT/CAMP.

6.2.1 Subtask 1 Architecture

The contractor shall manage and document any changes to the current and to-be architecture for CMATS architecture(s) or, at the contractor’s option and the Government’s approval, amend or replace the architecture, reflecting any new or enhanced capabilities which shall include the security components to address current and future threats along with any additional hardware or software components.  The architecture shall continue to represent a single, unified, and highly secure environment.  The architecture shall: leverage existing DoD solutions to minimize expense:

- Standardize data interface specifications for machine-to-machine information sharing that are based on industry and Government standards, where available

- Encompass a common, secure infrastructure for access control, collaboration, and information sharing across Unclassified to Classified domains

- Support scalability and resiliency

- Be approved by the Configuration Control Board (CCB) and Executive CCB (ECCB) where available

The contractor shall design, implement, and maintain the CMATS capabilities as an open, modular framework to facilitate component reuse and ease of capability integration.  The contractor shall select technical solutions that leverage or adapt industry standards, open-source, or broadly established public or DoD interfaces when available, and develop new protocols or specifications when necessary.  New and adapted specifications shall be developed in partnership with industry, DoD, and DISA engineering organizations.  Historically, any new and adapted specifications utilize a development team comprised of one lead developer, two mid/junior supporting developers, a tester, a tech writer, and DBA support.

CMATS documentation shall follow the latest DoD Architecture Framework (DoDAF), currently v2.x compliant, representing the current CMATS portfolio.  Documentation shall be editable in a Government approved architecture tool and be in a format that promotes agile updates to the architecture as the portfolio changes.  Architecture documentation shall include at least the DISA minimum required DoDAF Reference Models, listed in the table below, to organize the Enterprise Architecture and Systems Architecture into complimentary and consistent views.

Minimum Set of Architecture Views for DISA Projects:

| All Viewpoint-1 | Standard View (StdV)-2 | System Viewpoint (SV)-6 |
| --- | --- | --- |
| Operational Viewpoint (OV)-1 | SV-1 | Services Viewpoint (SvcV)-1 |
| OV-4 | SV-2 | SvcV-2 |
| OV-5 | SV-4 | SvcV-4 |
| StdV-1 | SV-5 (a and/or b) | SvcV-5 |

The contractor shall provide graphic artist support and technical writing expertise for development and review of PowerPoint slides and DoDAF artifacts.

6.2.2 Subtask 2 – Analysis

The contractor shall assist in identifying interdependencies among existing and planned capabilities and facilitating coordination among the responsible product managers to ensure that capabilities are designed as integrated capabilities.  The contractor shall analyze existing IA technologies and review source code and other existing design documentation of existing IA and Defensive Cyber Ops  and related tools.  This information shall be provided in an Analysis Report as needed.

6.2.2.1 Policy, Requirements Gathering, Analysis, and Management

The contractor shall work with the Government to engage stakeholders, including the operational community, for determination and delineation of the overall DoD operational requirements. The contractor shall implement a requirement’s process to address operational requirements, performance requirements and/or performance standards, security requirements, and facilities requirements detailed in the scope of this contract. Requirements shall be baselined and managed throughout the entire system lifecycle.

This task shall include:

- The establishment of a contractor requirements manager to manage all CMATS requirements from start to delivery. Requirements management phases include capturing requirements, decomposition of requirements, developing supporting documentation, technical analysis, LOE determinations and cost estimates, preparing requirements for Government review, approval and prioritization, and scheduling the requirements for sprint development.

- The contractor shall provide functional analysis to identify, document and manage operational, functional, and technical requirements.  The contractor shall capture discrete aspects of functionality for integration in systems, applications, and tools to be applied in Ops.

- The contractor shall establish, monitor, and update the Requirements Traceability and Verification Matrix (RTVM) of all requirements for each CMATS system, tracking the source of the requirement, the date the requirement was identified, the system application/module assigned, and test status.  The matrix shall also track security requirements, related to open STIG or IA Vulnerability Alerts (IAVAs).  The contractor shall decompose requirements to task level detail and be able to prioritize and sufficiently decompose requirements to facilitate software engineering.  Unmet requirements will be referred to and documented in the "requirements backlog" and shall be a part of the overall requirements traceability matrix (RTM) but delivered as a separate document to support release planning and the Test Readiness Review (TRR) milestone.

- The contractor shall coordinate with other entities selected by the Government to provide stakeholders to derive documents and provide requirements for CMATS or other system interoperability and compatibility-including data transfer methodologies, data formats for transmission and storage, business logic requirements, latencies, bandwidth limitations, web service and other interface definitions, and other relevant aspects of interoperability and compatibility.

- Develop technical, LOE, and cost analyses for each submitted requirement to be presented at the Change Advisory Board (CAB) meetings held monthly.

- Manage and participate in the CAB requirements approval and prioritization sessions. Support for this meeting shall include a requirement decision briefing to support the meeting. An agenda shall be included as part of the briefing. Following the meeting, the contractor shall provide meeting notes/minutes to the Government within two business days and support the CAB requests for additional information.

- Manage the backlog of requirements for each of the programs supported by CMATS. The backlog shall be updated on a monthly basis and presented as part of the CAB to ensure prioritization of all requirements is reviewed on a consistent basis.

- The contractor shall provide stakeholders visibility to continuously validate and refine user requirements.  User requirements range from 10-20 requirements per release depending on the complexity of developing the requirement and the LOE required for each requirement.

Requirements will be housed in a Government approved repository. If this repository is not available on a Government site, the contractor shall be required to provide a repository for the requirements backlog that the Government has access to so requirements can be viewed as necessary.

6.2.2.2 Trending Reports

The contractor shall provide support for consolidated and improved user interfaces (UI)s across all CMATS instances and for additional Scorecard reports, UIs and APIs required by the SECDEF, DoD CIO, DCDC and others. Historically, one trending report has been developed per quarter that includes each of the following metrics:

- Consolidated Historical Trending Report

- Patching Scorecard trending report

- Configuration Scorecard trending report

- Operating System (OS) trending report

- Hardware (asset inventory) trending report

- Software inventory trending report

- Patching status trending report

- Configuration status trending report

- Vulnerability History Report

- Publishers/Publication Trending Report

Additional trending reports of the availability of data for users to create their own trending reports will be captured as requirements, placed in the backlog, and prioritized as part of the monthly CAB process.

6.2.2.3 Policy Creation and Risk Scoring Content Development

The contractor shall provide support for a persistent capability to build policies that can be run in CMATS tools as needed, to evaluate topics such as: Endpoint Readiness, anti-malware deployment, disc encryption, firewall compliance, POCs, etc.  The vendor shall provide maintenance capacity for all policies already in CMATS. The contractor shall also create custom policies on demand (approximately 100/year) and maintain policies, such as the “Standard Operating Environment” policies on a quarterly basis (approximately 50 policies). The following competencies are required to meet this requirement:

- Creating schema-compliant Extensible Markup Language (XML) documents using commonly available XML editors (e.g., Oxygen, XMLSpy)

- Experience writing and understanding of Security Content Automation Protocol (SCAP) and SCAP-like policies in Extensible Configuration Checklist Description Format  and Common Platform Enumeration (CPE) Language.

- Experience using common DoD networking operational concepts, A&A controls, and vocabularies

- The contractor shall host a monthly policy review with the Government to review existing policies and introduce new policies for approval before releasing the production.

- The contractor shall maintain a Master List of all the policies in the production environment and shall maintain that Master List when new policies are approved for release to the production environment. This process will be automated where applicable and upon approval of the Government.

6.2.2.4 Data Interoperability

The contractor shall ensure that CMATS is interoperable with the multiple systems that feed data or query data from CMATS. The following data sources, languages, encoding methods, or processes are currently used by CMATS:

- MS Suite of Tools

  - MS Defender for Endpoint (MDE)

  - MS Endpoint Configuration Manager

  - Intune

  - PowerBI/PowerAutomate, other Power tools

- Endpoint Scanning tools and Endpoint Protection Product  management consoles

  - Endpoint Security  and comparable tools

  - Policy Auditor

  - Tychon

  - Tanium

  - Assured Compliance Assessment Solution (ACAS) / Tenable

  - Forescout

  - Cisco Identity Services Engine

  - Crowdstrike

  - Other new tools that meet reporting requirements

- ePolicy Orchestrator

  - Operational Attribute Module (OAM)

  - Application Publishing Service

- CMRS

  - XML

- DPMS

  - STIG

- COAMS

  - Attribution tags value enumerations

- IAVM System

  - IAVM Patch-Common Vulnerabilities and Exposures lookups and metadata

  - MDE vulnerability check to IAVM correlations

- EUM

  - Permissions assigned based on COAMS Roles and Attribution sets

- Windows Server Update Services

- Enterprise Identity Credential Management

- National Vulnerability Database

- STIG Viewer

- Enterprise Mission Assurance Support Services

- DoD Information Technology Portfolio Repository

- XML

- Comma-separated Variable (CSV)

- SQL

- JavaScript Object Notation (JSON)

6.2.2.5 Pilot / R&D Testing (Optional)

The contractor shall utilize the various tools within CMATS to support improvement efforts or to test new functionalities of Government-approved pilot programs. For pilot/testing efforts the contractor shall supply staff, coordinating and contract support by providing data, logs, best practices, scoring models, decision-aids, and/or other content requested by the Government. At a minimum, the purpose of such pilots will be to ensure the pilot software can successfully ingest, process, and output the data in the required formats (i.e., Software normalization, risk scoring and/or other tools related to the scope of the project). The data that the contractor shall present back to the Government will be highlighted in a separate Government requirements document.

Examples can include but are not limited to:

- Data Ingest: Shall be capable of ingesting endpoints data format XML, CSV, SQL, JSON, Assessment Summary Results / Assessment Results Format  or similar formats).

- Software Normalization: Shall be capable of translating CPE values in human readable text and counting software products and hardware products to enable accurate counts for all endpoints discovered via various endpoint sensors deployed worldwide for DoD Software/Hardware Inventory/ Licensing reporting.

- Data Output: The data displayed should provide an intuitive, dashboard-style interface to quickly assess cyber risk scores or software products at multiple levels of granularity and perform simple drilldowns to individual assets based on organization’s roles and attributes access control and output data in a standardized format as requested by the Government (XML, CSV, etc.) or able to be exported via APIs to allow stakeholders to generate their own reports

- CMATS infrastructure migration and/or redesign to incorporate full or hybrid cloud products/capabilities, ensuring enterprise cybersecurity compliance and risk reporting mission requirements are met and documenting impacts such as cost, schedule and performance.

- New and existing DoD approved data types will be ingested, correlated, and visualized

- Evaluate Business Intelligence (BI) tools and other visualization solutions

- Evaluate COTS products to enhance or replace existing functionality in CMATS

- Evaluate use cases and feasibility of incorporating an Artificial Intelligence (AI) or Machine Learning (ML) tool into CMATS.

Other pilot initiatives as determined by the Government and agreed to by the contractor.

6.2.2.6 Systems Functionality

The contractor shall adhere to the following system performance, tagging, and supplemental requirements:

- Enterprise Scalability and Performance: CMATS shall scale to the DoD enterprise level according to the following key performance requirements:

  - Data Volume:

    - At least five Terabytes of data published to CMATS per day

    - 1500 concurrent total approved DoD publishers sending data to CMATS

    - Ability to ingest data from on-premises and Cloud endpoint sensors

    - 10 million endpoints (workstations, servers, containers, mobile devices, SaaS endpoints, Internet of Things (IoT) and Operational Technology / Control Systems  and network devices

- Data Velocity

    - Assume all DoD CC/S/FAs publish their data full dataset on a weekly basis

    - DoD endpoint sensor data will be available to CMATS end users in CMATS applications by 0900 Eastern Time (ET) if received by the system prior to midnight the previous night

    - Ability to export at least five complete copies of all data in CMATS daily without impacting Ops

- Number of users

- 40,000 total users

- 5,000 concurrent users, including machine users

- Interoperability Standards:

- Adherence to the latest NIST SCAP interoperability standards. See the link below for more information: http://scap.nist.gov/

- ASR

- XML, CSV, SQL, JSON, etc.

- Data Tagging Standards:

- Device data tagged via OAM,  DATT, CAMP and COAMS, shall be maintained and ingested to allow for dynamically updated tags and multidimensional reporting. Each platform that hosts attribution data shall include the ability to modify specific data elements via a UI, and those changes shall propagate through the system in near real-time or via scheduled jobs. The data tags currently include:

- Area of Ops

- Owning Organization or Owning Unit

- Administration Organization

- Cybersecurity Service Provider (CSSP)

- Geographic Area of Responsibility

- Geolocation

- Operational Authorization

6.2.3 Subtask 3 – Software Documentation Update

The contractor shall create and maintain CMATS-related documents and artifacts as described in the deliverables table.  The contractor shall ensure that all program and project documents communicate the intended message clearly and concisely, are free of typographical errors, spelling errors, grammatical errors and errors of logic, reflect a logical organizational structure, contain paragraph, page, section, and chapter numbers, as appropriate to allow reviewers to accurately identify and cite specific text in written documents.  Documents shall contain a table of contents and indexes, as appropriate to the size and complexity of the document.  Documents shall be created and stored in a location that is easily retrievable by the Government team both during and after the PoP.  Documents shall contain version and revision markings sufficient to identify when documents were created and released, which documents are final versus drafts, and what personnel and organizations contributed to the content of documents.  Documents will be marked at the correct classification level. The contractor shall maintain a copy of all documentation reviewed, created, modified, or otherwise delivered to the Government over the course of the contract and provide the corpus of documents at the termination of the contract.  Video and audio recordings shall be considered to be “documents” for the purposes of this requirement.

The contractor shall utilize the Government designated KM system to store draft and final versions of all official program documentation and deliverables, allowing audit trails and easy, logical retrieval on demand.  This includes briefings, requirements, design documents, source code, test cases, CM, and other documentation as outlined in the PWS.  The contractor shall maintain an automated listing of all documents and versions housed in the repository and make this listing available on demand to all program officials.  The contractor shall update, with current information and references, documents as they become available.  The contractor shall provide all required reports and updates to online resources.  The contractor shall respond to requests for document retrieval, providing electronic copies of documents.  The contractor shall leverage collaborative tools to facilitate communications between the Government and contractor teams.

The contractor shall coordinate with technical and management teams to identify needs for creating, editing, reviewing, and promulgating both formal and informal program and project documents. The contractor shall review and edit existing documents to prepare them for final delivery, publication, or dissemination.  The contractor shall provide detailed technical editing in redline form, using MS Word “track changes”, to allow original authors the option to accept/reject the recommended changes.  The contractor may, on occasion, be required to provide hardcopy edits.

The contractor shall conduct quarterly document review meetings to coordinate the review and input of multiple reviewers for multiple documents.  All proposed updates to documents shall be captured by the contractor for review at the quarterly document review session where changes will be approved by the Government and the contractor will assign a resource to make the approved updates. The contractor shall deliver a final, compiled, updated document to meeting attendees.

6.2.4 Subtask 4 – Software Testing

6.2.4.1 Testing and Evaluation

The contractor shall conduct unit and integration testing as part of development effort and provide input to support Government Independent Verification and Validation (IV&V) functional and operational testing of the integrated solutions, to include any necessary regression testing after incorporating new components or changes to the applications.

The contractor shall create and maintain contractor infrastructure to perform software development, developmental testing, documentation, and training creation, except when agreed to do so at the Government’s facility. The source code, configurations, and build scripts are to be kept in version control. All changes to the versioned source code and other artifacts are to be traceable to requirements or defects. The Government will have access to the current and historical versions.

The contractor shall utilize their own end-to-end testing environment (i.e., hosted at the contractors’ facility to include the ability to test within a production-like cloud solution), within 60 calendar days of contract award to support ongoing patching (e.g., weekly IAVMs), configuration updates, and future CMATS releases. The contractor lab test environment shall be able to support CMATS unit, regression, and integration testing. Testing shall be completed in a scaled down production mirror environment at the contractor facility to discover issues with interoperability, usability, and faulty business logic for all Government approved requirements. The contractor is responsible for providing the necessary testing environment for this requirement. The contractor shall ensure the CMATS production instances and architectures are representative of the production deployment architecture in order to replicate and sustain deployed capabilities and reference implementations for the Government and for conducting live capability demonstrations. The contractor shall perform testing to ensure all solutions follow the DISA architecture and all operational and systems requirements are met. The Government will validate these environments, in part, by the contractor’s delivery of fully integrated, error-free releases that account for CMATS system dependencies.

The contractor shall stand-up/maintain an end-to-end testing environment, in a DoD approved test environment (i.e., JITC laboratory DISA Data Center as a Service  and/or other pre-production environments (on-premises and/or cloud)), within 150 calendar days of contract award to support ongoing patching (e.g., weekly IAVMs), configuration updates, and future CMATS releases. This environment will be used by a Government test team (i.e., JITC) independent of the CMATS contractor, to complete IV&V testing. To complete this baseline, the contractor shall deliver/configure virtualized testing environments to be used for Government Acceptance Testing (GAT) within the afore-mentioned DoD test environment(s). Although subject to change, today the DoD approved test environment resides at the JITC Government facility at Ft Meade, MD. The Government will have the computing capacity in place to support functional and security testing in this environment(s). In the future, testing may be accomplished through a cloud-based testing environment. The contractor shall establish a dedicated Engineering and Testing Team to support interfaces between CMATS and data feeding systems within the aforementioned DoD test environment(s).

Some of the applications within the CMATS suite have a pre-production instance. The pre-production instance contains the full set of production data so testing can be done at scale. For those applications that have a pre-production instance, the contractor shall push all new releases to the pre-prod instance in support of User Acceptance Testing (UAT). The user community will be asked to review the release notes and begin to try out the new functionality to ensure it meets the requirements and to validate performance of the system. If bugs are uncovered by the end users, tickets will be provided to the development team and evaluated. The results of this evaluation will be provided back to the Government to determine if the fixes should be applied to the current release or should be moved to the next release.

The contractor shall establish, as a part of the IMS, a baseline testing schedule to be integrated with the Government’s testing schedule(s). The project schedule shall establish specific delivery dates for each set of test procedures and test report.

- A formal Test Report shall include a baseline of the system prior to testing, test cases, test results, unresolved issues, and recommendations. The final Test Report and final RTVM will be delivered NLT three business days after vendor regression/integration testing is completed.

- The contractor shall have the test procedures completed at least three business days prior to scheduling of all test/evaluation activities, including the TRR.

- The contractor shall provide drafts of the test cases, at least five business days before regression/integration testing is started.

The contractor shall develop and maintain a Test and Evaluation Master Plan (TEMP) for each of the separate applications within CMATS. This will include the various types of testing that the vendor will support and how testing will be conducted throughout the life of the contract. The TEMP will be customized for each release to reflect the testing that will be completed for that release. The initial TEMP will be provided to the Government for approval 30 business days prior to the first release of new or updated functionality per application.

The contractor shall perform Unit Testing, Functional Testing, and Integration Testing to ensure that all services and supporting system(s) have been built to the specified technical, functional, and operational requirements. The contractor shall develop test cases against approved requirements, run the test cases against the system, and document the results in a Test Report that is organized by program and module, identified by test scenario/function and includes Pass/Fail test results.  Where possible, unit and functional testing shall be automated.  The contractor shall complete Unit Testing and Functional Testing prior to delivering the system for GAT.

GAT includes many types of testing, including Government Functional Testing, UAT and smoke tests.  In support of GAT and UAT activities, the contractor shall create Test Cases based on the operational requirements, develop the UAT documentation, and manage the resolution of issues/defects identified as a result of GAT and UAT.  Independent validation and acceptance may be conducted by the Government to include scrutiny of the operational behavior to verify that the capability is operating as intended and satisfies the operational need, including IV&V efforts.

The contractor shall provide technical support to the Government in operational testing.  Technical support includes hands-on and virtual support to assist with operational testing.  Operational testing includes interoperability and compatibility between the CMATS capabilities and external systems, business process integration with external agencies, or automated multi-step workflows.  The contractor shall create new test cases per release that shall support operational testing and defect resolution, and document all actions taken in the Test Summary Report.  All testing shall comply with approved and documented test cases traceable to the Government approved and prioritized requirements.

Contractor testing shall include testing of products using production representative security configurations, to include Public Key Infrastructure (PKI) certificates, Transport Layer Security (TLS), implementation of secure authentication and authorization protocols, to include Lightweight Directory Access Protocol (LDAP) over TLS LDAP Secure  and Online Certificate Status Protocol, as well as other protocols used in secured production environments.  Testing shall include the ability to securely add new trust chains and to add and remove user accounts and permissions from the systems.

Additionally, the contractor shall coordinate with DISA engineers and CMATS component contributors to develop integration strategies, specific plans for development, and acceptance testing per release.  The contractor shall identify and escalate high risk integration issues and known incompatibilities to DISA for Government-level resolution.  The contractor shall deliver, to the Government, the artifacts and code necessary to implement the same deployment process to be used in the lab environment so that Government IV&V tests can be conducted, starting with the intended deployment process as well as the final deployed baseline.

The contractor shall provide the capability to conduct UAT in an agreed upon environment. UAT should be scenario driven, with end users conducting the same activities in the test environment that will be supported in production, along with unstructured time for users to “play” with the system outside of scenarios and report any deficiencies or defects.

Testing of each release will generate documentation needed for the TRR milestone review for the Government and contractor team. After successful completion of the TRR, IV&V testing will be completed by the JITC team. The contractor shall provide the TRR checklist a to the Government and the JITC team to satisfy the TRR milestone. The purpose is to ensure timely preparation of the JITC testing environment, staff and schedule testing, and ensure success criteria is fully documented for each requirement to be tested.

The contractor shall correct issues or deficiencies with the developed solution(s) based on feedback from IV&V testers, users, and others at the direction of the Government.  The contractor shall update the related System Test Plan to address any changes or additional features provided in the integration phases.

6.2.5 Subtask 5 – Software Development

For each CMATS capability, the contractor shall develop the software using an Agile SCRUM methodology and modify the data storage and management architecture to meet the functional requirements documented in the detailed design.  All code shall be maintained and version controlled in the Government-approved enterprise code management tool.  The contractor shall leverage best practices in revision control to efficiently manage Trunks, Branches, Merges and Tags on code submitted in the code management system.  The status of each requirement, use case, and defect shall be accurately tracked and updated in the Government-approved Lifecycle Management tool.  Completion of requirements shall be accompanied by unit testing artifacts to demonstrate verification of capability.  In cases where multiple requirements are validated by a single unit test or multiple unit tests are required to validate a single unit test, association of the completed requirements to the relevant test cases shall be accepted.  The accomplishment of this task shall be documented in the MSR. All content that is developed, tested, and released shall comply with the NIST SP 800-126 SCAP Specification, as applicable.

The contractor shall provide design, development, and integration support for new and existing CMATS capabilities at a velocity of at least one major release and at least four minor releases per year per development team.  This effort includes the integration or re-engineering of capabilities from retiring legacy platforms to creating new systems to provide some or all original functionality through CMATS in a JWCC Azure Cloud environment.  Emergency hotfix development and deployment may be required to address undetected defects as new releases are deployed.  Since hotfix development is a factor of software delivery quality, it is not feasible to quantify required hotfixes.

The contractor shall leverage an iterative and/or agile development process consisting of sprints, providing the Government with a sprint demo at the end of each sprint. This gives the Government an opportunity to review and provide feedback on developed capabilities to reflect ongoing development iterations; SCRUM as an agile project management methodology is required. For each SCRUM development sprint, the contractor shall provide a Sprint Planning deck to the Government detailing the requirements and the story points for each requirement being worked. The Government expects the story points to be commensurate with the average number of story points completed in previous sprints and based on the contractor team composition and expertise. Software capabilities shall be traceable to the Government-prioritized requirements addressed in the Policy, Requirements Gathering, Analysis, and Management section. All sprints shall be approved by the Government prior to development beginning.

The contractor shall develop ingest code, or analytic capabilities to validate and/or demonstrate the effectiveness or efficiency of new capabilities.  These development requests can be included in the major or minor releases per development team.  These capabilities shall be contributed to other DISA organizations, discarded, or placed on DoD code distribution repositories for re-use or reference by DoD and/or other Federal organizations.

The contractor shall deliver a Software Lifecycle and Sustainment Plan (LCSP) within 120 calendar days after contract award and annually thereafter. The Software LCSP shall detail software support and existing source code modifications. The contractor shall identify source code and/or database changes, ensure a clean software compile, and fully document the changes per the CM processes. Test and baseline of all changes shall be IAW a Government approved source code control sustainment standard operating procedure. Sustainment test plans and submitted code shall be delivered and reviewed by the Government. Testing shall be IAW the “Testing and Evaluation” guidance. The contractor shall document operational impacts for any CRs that affect Ops and immediately report these impacts to the Government Program Manager and COR.

The contractor shall ensure capabilities are delivered incrementally and are designed to ensure the system meets or exceeds all technical requirements, performance requirements, and Cyber Security requirements. The contractor shall support the development of the various CMATS capability enhancements concurrently.

The contractor shall conduct a preliminary Integrated Baseline Review (IBR) at least 10 business  days prior to the start of a new major or minor release development cycle. The IBR will be conducted to ensure all requirements to be included in the next capability release are validated with the stakeholders. An IBR shall be presented to the appropriate stakeholder group, as defined by the Government PM, to review the scope, schedule, requirements, A&A changes and implementation plan for the proposed spin. The design reviews shall demonstrate adherence and traceability to requirements, compatibility with interfacing systems, completeness, usability, and adherence to DoD standards. The contractor shall finalize the design and traceability to requirements, which identifies all impacts and modifications including Graphical User Interface (GUI), database, services and service interfaces. The design shall be included as part of the IBR. Major releases will be designated by changes to the software major or minor version number. Releases that change the sub-minor version number or build number only will not be considered major releases. The Government will designate the scope of each release after consulting with the contractor. The Government may waive the IBR requirement on a per-release basis.

The contractor shall develop a Systems Engineering Plan (SEP), implementation direction that documents the systems engineering activities, tailored to the size, complexity, scope, and lifecycle of the project.  Systems engineering documentation shall include design specifications, hardware and software configuration documentation, system architecture documents, system interface specifications, and system installation and configuration documentation. The SEP shall address how applicable systems engineering activities and processes are satisfied and justify any tailored approach. This document shall be updated with each major release or at least annually.

The SEP shall include detailed system engineering documents for all systems, interfaces, and components, including hardware and software necessary to integrate a capability into the Government specified environment, and installation and implementation guides, as well as a threat model identifying threats, potential mitigations, and mitigations selected based on risk analysis.

The contractor shall provide documentation for each major and minor release that identifies all ports, protocols, services, and system processes required for Ops in the standard product documentation as part of the Product Baseline Report (PBR). The contractor shall provide a list of all OS files, libraries modified, and a list of all start-up processes and services to support operation of the capability.

The contractor shall deliver a Release Package which includes all source code, patch delivery, executables, and build scripts necessary to install and run the CMATS application without assistance from the development team. The Release Package shall be delivered with each release of new capabilities into the production environment. The contractor shall deliver source code that is free of vulnerabilities prior to Government delivery. Source code scanning tools (e.g., Fortify/Scala) will be used to ensure that source code does not introduce unmanaged risk into the production environment.  The contractor shall deliver to the Government the static scan results with recommended Course of Action for both technical and governance NLT two calendar weeks from starting the activity.

The contractor shall deliver Release Notes with every deployment of new functionality to the production environment. The release notes shall be formatted to be available to all end users as soon as the deployment to production is completed. For those applications that have a pre-production instance, the release notes shall be made available as soon as the deployment to the pre-prod environment is complete.  Release notes shall be in human readable format.

The contractor shall evaluate, select, acquire, and integrate technology components to be added to the CMATS solution (workflow solutions, AI/ML solutions, Governance/C2 management solutions, BI and other user interaction functionality, high speed data storage and analysis capabilities). The contractor shall enhance existing CMATS functionality, evaluate Cloud components and AI/ML solutions for integration with database components for best of breed performance (e.g., easy scaling and cluster management), restructure data outputs, both via user download and via web service to better meet data requirements for manual and automated analysis in external environments). The contractor shall engage with communities outside of cybersecurity to enhance data interoperability (consider IT asset management, Property Management, and integration with systems supporting kinetic warfighting). The contractor shall continue efforts to normalize and rationalize software data to improve software/hardware inventory and license reporting for all COTS/ GOTS products deployed on the DoDIN. The contractor shall integrate the identification of IoT endpoints to include Information Control Systems  and Supervisory Control and Data Analysis  endpoints connected to DoD networks, and other such improvements necessary to provide insight into network and ISs, compliance and cybersecurity risk as part of continuous enterprise and external reporting in CMATS.

The contractor shall possess demonstrated skills with regard to multiple open and closed source products and technologies and shall learn and adapt to new technologies rapidly. The contractor shall provide engineers and developers that are proficient in:

- MS Visual Studio, .NET, Database Oracle/MS SQL Server, Java, JavaScript, Python, Extension Java Script, JSON, Function Apps, Elastic Search (ES), MS Azure services and PaaS.

- Modern software architecture frameworks, service-oriented architecture and design patterns.

- Developing and calling web services (REST, SOAP, etc.), APIs, and frameworks to interact with various data producers and consumers.

- Using the services within a JWCC MS Azure tenant to share data across the various applications within CMATS and to the end users via APIs to various analytical tools outside the JWCC Azure tenant.

The contractor shall provide an All-in-One  Virtual Machine (VM) within ten business days after each major and minor release to a production environment that can be shared with other vendors to assist with the onboarding for new data feeds.

6.2.5.1 Deployment and Support for BI Tool (Optional)

The contractor shall implement an interactive, web-based, data visualization tool focused on BI tools. The BI tool shall query data from CMATS and other related data sources such as relational databases, online analytical processing (OLAP) cubes, cloud databases and spreadsheets in order to generate different visualizations such as data grids, graphs and charts, which can be visualized on screen or downloaded for offline analysis. Emphasis for this capability is the automated and ad hoc analysis of data to look for insights in order to help build tailored views of inventory, compliance, vulnerability status, or risk that meets unanticipated user requirements.

Any BI tool the Government chooses shall support the following requirements:

- The system shall have the ability to build an executive dashboard through the existing GUIs. The interface shall provide bar, line, pie, area and radar chart types, as well as the ability to mix and match various combinations. In addition, the system shall allow the user to select the data used in analysis and present it as a pivot table-style interface where dimension attributes are placed in rows and columns, measures are selected, and filters are applied. Advanced visualizations such as heat maps, scatterplots, bubble charts, histograms, geospatial mapping and combinations of each of these shall also be supported.

- The system shall have the ability to support at least 50 simultaneous users and interact with a variety of sources and formats including CSV files, Power BI (PBIX), Text, MS Office Suite Access & Excel, XML Oracle, MySQL, MS SQL Server, PostgreSQL, and other formats approved by the CMATS PMO.

- The system shall have the ability to operate in both a hosted and virtual instance (i.e., Cloud-based BI).

- Shall support both user and user role-based security, designating who can create, modify, publish, use and administer the BI application and reports.

The contractor shall supply the engineering and deployment of the BI solution to the appropriate hosting environment(s). The deployment of the solution will include the completion of all A&A activities to ensure that the tool is authorized and accredited before deployment. The contractor shall be responsible for connecting or enabling the appropriate data sources to the BI tool. In addition, the contractor shall provide expert support to the users consisting of helpdesk, logical access, and training support. Training shall be conducted twice a year for approximately 20 students and detailed as part of the Annual Training Plan. The contractor shall provide the training material, and the Government PM shall determine the location (physical or virtual) for the training. The contractor shall follow the PAE Cyber Business Control Process (BCP) process.

6.2.6 Subtask 6 – Software Assurance

The contractor shall provide a high level of assurance that all software solutions can be installed, operated, and maintained with comprehensive security and trust in the solution and in the installed infrastructure.  Software Assurance Validation includes the following:

- The application(s)/system(s) code shall be made available to the Government for code review and analysis prior to the TRR milestone.

- Contractor shall provide identification and certification of all OSS used in the system.

- The application(s) shall be neither identified as rogue, untrusted, or deceptive; nor a copyright violation or illegal duplicate (re-branding) of another application as identified through commercial internet research.  There shall be no legal impediments to acquiring and fielding the software within the Enterprise.

- The application(s) shall not report any artificial or false indications of security incidents on a system or misrepresent a security incident as something other than a security incident.

- The application(s) shall be free of embedded spyware or advertising (i.e. pop-ups).

The contractor shall incorporate quality assurance as part of the software development maintenance processes. The contractor shall use approved KM space or similar tools specified by the Government for code repository and defect tracking. The contractor shall use the already established CCB guidelines/policies to support the development of a CM Plan regarding deploying new functionality releases. All CM items will require deployment instruction as part of the source code and patch delivery that identify the tasks required to implement the CR or to correct a delivery defect. Technical reports will also be needed to identify problems and to identify possible solutions. All deliveries shall include implementation instructions for the delivery. These instructions shall detail each step that needs to be performed to implement the new delivery to the production instance.

6.2.7 Subtask 7 – Software Engineering

6.2.7.1 Hardware and Software Installation, Configuration, and Sustainment

The contractor shall provide all hardware and software procurements, installations and configurations for all CMATS system enclaves located at DISA’s JITC Lab (Ft. Meade, MD), DISA Hosting and Compute (HaC), and Continuity of Operations Plan (COOP) facilities. The Government will maintain ownership of all procured hardware and software. Sustainment shall include, at a minimum, all necessary hardware and software maintenance, licenses, data rights, subscriptions and warranties & plans, or other reoccurring products and requirements for the continued Ops of the CMATS infrastructure.

The contractor shall identify and recommend hardware which is no longer required (e.g., end-of-life, end-of-service or no longer meets technical requirements.). The contractor shall coordinate the return of all equipment to DISA. The contractor shall be responsible for returning all GFP when no longer needed/authorized (e.g., end of contract or end-of-life).

All hardware and software will be tracked consistently with the Defense Property and Accountability System  requirements. All procurements will be approved by the COR prior to commencement. The contractor shall provide the COR with a materials list and at least three quotes for all procurements. Monthly invoices to the Government for any Order Level Materials (hardware/software) shall include a copy of the contractor’s actual invoice for the procured items.

The CMATS infrastructure currently exists in multiple locations and environments. For CMATS .NET, the primary site for contract staff is at Ft. Meade, MD, while the primary sites for equipment are in Montgomery, AL (COOP location) Columbus, OH (Primary location) and in a Cloud tenant in JWCC MS Azure. This architecture is changing into full/hybrid cloud architecture over the life of this contract, resulting in a blend of the current DoD owned and operated infrastructure with Cloud Service Provider offerings. To maintain proper availability across all CMATS environments, the contractor shall create, document, and maintain both a CMATS Disaster Recovery Plan and a COOP that incorporates all core and hosted services.

6.2.7.2 LCSP

The contractor shall provide an LCSP addressing the maintenance concept including when to execute required sustainment tasks; regarding product categories related to logistics, and key enablers such as diagnostics and prognostics. The LCSP shall be tailored to meet project needs. The LCSP is an evolutionary document begun during the Materiel Solution Analysis Phase as a strategic framework for ensuring sustainment at minimal lifecycle cost. It will evolve into an execution plan for how sustainment is applied, measured, managed, assessed, and reported after system fielding.

6.2.7.3 Product Life-Cycle Management (PLCM)

PLCM, as outlined in DoD Instruction 5000.02, is an integrated, information driven approach to all aspects of a product’s life from its design inception, through its manufacture, deployment and maintenance, and culminating in its removal from service and final disposal. For this effort, the contractor shall develop, maintain and provide an appropriate PLCM Supportability Strategy for the implemented capability. This strategy shall consist of, at a minimum, an LCSP; a Risk Management Plan; a Disposal Plan; Life-Cycle Sustainment Outcome Metrics; Life-cycle Certification and Accreditation Plan; and a document identifying the Sustainment Readiness Levels that would correlate to the Technology Readiness Levels  applied throughout this effort. The contractor shall update the PLCM plans annually, and reference lessons learned and approved configuration changes.

6.2.8 Subtask 8 – IAVM Application Support (Optional CLIN)

a.  Contractor shall provide one development team in support of IAVM. The contractor shall be responsible for:

- Writing MS-based applications to perform real-time analytics and to collect and provide data through UIs and web services

- Developing, evolving, and planning SQL and OLAP data structures, queries, and stored procedures to analyze and expose data to users

- Integrating with cloud data analytics and storage via web services or bulk data transfer

- Developing RESTful web services to provide data to external applications and to receive data from external applications and place the data in appropriately sized and fast data structures for the required analysis and presentation

- Supporting the development of new requirements, prioritized by the Government as part of the CAB process, and maintaining the current system functionality.

6.2.9 Subtask 9 – Washington Headquarters Services (WHS) Development Support (Optional CLIN)

This platform does not fall under the CMATS portfolio of tools and should have dedicated full-time equivalent (FTE) to support the requirements in this section.

The contractor shall provide the technical support required to develop and deliver the required software.  Support includes creation or enhancements to evolve WHS capabilities.  Historically this has been one developer. The contractor shall:

- Conduct software development using the following types of software tools and products: software languages, OSs, and commercial applications utilized in various systems supported by WHS.

- Provide source code and patch delivery.

- Develop and deliver IAW Agile development processes.  Software capabilities shall be traceable to the WHS prioritized requirements.

- Ensure capabilities are delivered incrementally and are designed to ensure the system meets or exceeds all technical requirements, performance requirements, and Cyber Security requirements.

- Follow the SCRUM process to decompose requirements into development and delivery activities with sufficient detail to demonstrate expertise in SCRUM development in the DISA environment.  For each SCRUM development sprint, the Government anticipates 15-21 story points developed per sprint, based on the contractor team composition and expertise.

- Propose the specific sprint length and story point range.

- Perform software development, developmental testing, and documentation creation at their facility, except when agreed to do so at the Government’s facility.  The source code, configurations, and build scripts are to be kept in version control.  All changes to the versioned source code and other artifacts are to be traceable to requirements or defects.  The Government will have access to the current and historical versions.

- The contractor shall develop the software and modify the data storage and management architecture to meet the functional requirements documented in the detailed design.  All code shall be maintained and version controlled in the WHS-approved enterprise code management tool.  The contractor shall leverage best practices in revision control to efficiently manage Trunks, Branches, Merges and Tags on code submitted in the code management system.  The status of each requirement, use case, and defect shall be accurately tracked and updated in the WHS-approved Lifecycle Management tool.  Completion of requirements shall be accompanied by unit testing artifacts to demonstrate verification of capability.  In cases where multiple requirements are validated by a single unit test or multiple unit tests are required to validate a single unit test, association of the completed requirements to the relevant test cases shall be accepted.

6.2.10 Subtask 10 – Lab Administration Support

The contractor shall provide complete lab administration and sustainment support to the PAE Cyber lab environment. The contractor shall provide the support necessary to maintain the core infrastructure of this lab for the purposes listed above.  Historically this support has been done by three to three and a half FTEs with the expertise needed to support the environment.

The contractor shall provide support to fulfill duties of the following roles:

  - System Administrator  roles (approximately 70% of the work):  including, but not limited to:  system builds, tuning/optimizing, customizing, patching, running backups, managing Active Directory, managing groups, user access and permissions, managing the virtual environment, and all relevant SA type work necessary to maintain the systems in the lab infrastructure (on-premises and JWCC Azure Cloud) for Ops.

  - DBA roles (approximately 9% of the work):  including, but not limited to:  doing Database health checks, updating software, securing the databases, rudimentary troubleshooting to ensure the Database is up and operational, configuring and maintaining backup, redo, and undo logs for database continuity, and all relevant DBA type work necessary to maintain the databases in the lab infrastructure (on-premises and JWCC Azure Cloud) for Ops.

  - Network Administrator roles (approximately 20% of the work):  including, but not limited to:  managing and maintaining the switching infrastructure, performing software updates, providing security updates, updating configurations, doing backups, ensuring network connectivity between all assets within the lab location, establishing Internet Protocol (IP) subnets and managing routing between them, establishing and maintaining Virtual Private Network  connectivity, and providing troubleshooting support to assist JITC personnel in identifying and resolving networking issues.

  - Fortify Scanning (approximately 1% of the work): Perform scanning of source code developed for the programs supported in the on-premises and JWCC Azure Cloud labs. Will obtain the source code for the release and run that source code through the Fortify scanner. The results will be provided to the vendor team for them to evaluate and fix any vulnerabilities. The team will keep the Fortify scanner up to date with the latest releases. Approximately one to two scans are conducted per month.

  - Management of the JWCC Azure Cloud environment with the build of different environments for testing support, building and maintaining the Boundary Cloud Access Point, Virtual Data Security Services and CSSP services and assisting stakeholders with fulfill their requirements in building a Cloud hosting environment. The contractor shall work closely with the Government lab manager to manage the environment within budget and delivering capabilities on time to the various stakeholders.

The contractor shall serve as the POC for all lab activities, both on-premises and JWCC Azure Cloud environments.  These activities will include, but are not limited to, carefully and thoroughly documenting the infrastructure (network, systems and connectivity diagrams), powering down and bringing up all assets in support of facility wide power outages/upgrades, assisting in bringing in new hardware/software, supporting the decommissioning and removal of old hardware/software, configuring virtual networks and subnets for test scenarios, maintaining templates and configuration policies of devices with commonly tested OSs, and other activities associated with maintaining the lab.  Additionally, the contractor shall support other contract teams by administering lab accounts, provisioning access to lab resources, governing physical lab access to shared development areas, providing implementation support, maintaining license distribution and generally supporting lab Ops as directed by the Government staff.

The contractor shall include details of how the lab is running in the Monthly Lab Status Report that can be delivered as part of the MSR.  This will include:  lab utilization and recommendations for growth, optimization, or configuration changes, system outages, application corruptions, hardware failures, breakdown of all the hardware, systems, IP address allocations, and user stats of the lab, changes in status (e.g., major configuration changes), report of changes to asset inventory, to include the current hardware, software, and licenses and any other relevant information that illustrates how the lab is performing or how it has changed.  The report should also include technical drawings and associated information to include but not limited to the following: network topologies, IP allocations and ranges, switching/routing tables, current users’ permissions and groups, and rack elevations.

6.2.11 Subtask 11 - Enterprise Patch Management Service (EPMS) - (Optional)

This section outlines the requirements for Test and Evaluation (T&E) and A&A support for the EPMS. This platform does not fall under the CMATS portfolio of tools and should have dedicated FTE to support the requirements in this section.

6.2.11.1 T&E Support – EPMS

The contractor shall provide comprehensive T&E support to ensure the operational integrity and enhancement of the EPMS platform.

The contractor shall provide comprehensive T&E support, from initial planning to final reporting, to verify that the system meets all functional, performance, and security requirements. The T&E process is iterative and centered around key documentation that tracks progress and results.

6.2.11.2 Test Planning and Strategy - EPMS

The contractor shall establish and maintain the overall test strategy for the program. This begins with developing the TEMP, the high-level document that outlines the entire scope, strategy, and objectives for the program's T&E lifecycle. For each specific test event or software release, the contractor shall create detailed Test Plans and Procedures, which provide step-by-step instructions for execution and map system requirements to specific test cases using an RTM to ensure full test coverage. Before testing begins, a TRR Brief will be presented to stakeholders to certify that all entrance criteria have been met and the system is ready for formal evaluation.

6.2.11.3 Test Execution and Analysis - EPMS

The contractor is responsible for executing all planned test procedures. During testing, every problem, bug, or failure will be documented in individual Deficiency Reports, which serve as the primary mechanism for tracking issues through to resolution. Upon completion of a test event, the contractor shall analyze the outcomes and compile a comprehensive T&E Report. This formal document details the results, provides an analysis of system performance against the baseline requirements, and gives an overall assessment of the system's operational readiness.

Release and Integration Support

For each major software release, the contractor shall provide an IBR Release Brief. This presentation summarizes all T&E activities and findings for that specific release, highlights any outstanding deficiencies, and provides a final recommendation to stakeholders regarding the system's readiness for deployment to the operational environment.

- Core Task: Continuously analyze EPMS to identify and resolve deficiencies, manage risk, and identify opportunities for performance enhancements.

- System Integration: Manage the installation and integration of applications across all required environments (Enterprise, Stratus, Cloud), ensuring compliance with DoD standards.

- Onboarding & Scalability: Provide flexible support for onboarding new programs and customers, including those with unique requirements, and manage the operational load from an increased user base.

- Maintenance: Handle all aspects of application maintenance, including CRs, coding, testing, documentation, and ensuring forward/backward compatibility.

Deliverables:

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 6.2.1 | System Design Documents | A014 |
| 6.2.1 | DoDAF Architectural Views | A015 |
| 6.2.2 | Analysis Report | A016 |
| 6.2.2.1 | RTVM | A017 |
| 6.2.2.1 | CAB decision briefing & meeting minutes | A018 |
| 6.2.2.1 | Requirements backlog | A019 |
| 6.2.2.2 | Trending Reports | A020 |
| 6.2.2.3 | Master List of system policies | A021 |
| 6.2.2.5 | Pilot Program Documentation (Optional) | A022 |
| 6.2.3 | Quarterly Document Review | A023 |
| 6.2.4.1 | TEMP | A024 |
| 6.2.4.1 | System Test Plan | A025 |
| 6.2.4.1 | Test Cases & Final Test Report | A026 |
| 6.2.4.1 | TRR Checklist | A027 |
| 6.2.5 | Sprint Planning Review | A028 |
| 6.2.5 | End of Sprint Demo | A029 |
| 6.2.5 | Software Lifecycle Sustainment Plan | A030 |
| 6.2.5 | IBR | A031 |
| 6.2.5 | System Engineering Plan | A032 |
| 6.2.5 | PBR | A033 |
| 6.2.5 | Release Notes | A034 |
| 6.2.5 | Release Package | A035 |
| 6.2.5 | CM Plan (CMP) | A036 |
| 6.2.7.2 | Life-cycle Sustainment Plan | A037 |
| 6.2.7.3 | PLCM Plan | A038 |
| 6.2.6 | Monthly ID6 Lab Status Report | A039 |
| 6.2.11.2 | EPMS TEMP (Optional) | A040 |
| 6.2.11.2 | EPMS Test Plan / Procedures | A041 |
| 6.2.11.2 | EPMS TRR Brief | A042 |
| 6.2.11.2 | EPMS RTM | A043 |
| 6.2.11.3 | EPMS T&E Report | A044 |
| 6.2.11.3 | EPMS Deficiency Reports | A045 |
| 6.2.11.3 | EPMS IBR Release Brief | A046 |

6.3 Task 3 – Cybersecurity and CM Support

6.3.1 Subtask 1 – Cybersecurity

The contractor shall provide support for CMATS accreditation based on RMF or other framework defined by the Government. The contractor shall provide qualified security professionals to serve as the IS Security Officer  and the cybersecurity support personnel for the CMATS program. Supporting individuals shall meet 8140.03 Cyber Workforce Qualification and Management Program qualifications and compliance requirements as specified in the Constraints section, and conduct all security engineering, security, and A&A, and continuous monitoring activities for the program. The lead shall be meet qualifications at the Advanced level while the others on the team shall meet the Intermediate qualifications based on the DoD Cyber Workforce Framework  for Cybersecurity providers.

The contractor shall conduct all Security engineering and A&A support in compliance with all applicable A&A guidance including:

- DoDD 85001: IA, which establishes policy and assigns responsibilities under Section 2224 of title 10, United States Code to achieve DoD IA through a defense-in-depth approach that integrates the capabilities of personnel, Ops, and technology, and supports the evolution to network centric warfare, October 24, 2002

- DoDI 851001P: RMF for DoD IT, March 12, 2014

- DoDI 851001: DoD IA A&A Process RMF, which establishes the DoD process for authorizing the operation of DoD information systems consistent with the Federal Information Security Management Act (FISMA) and DoD policy, March 12, 2014

- DoDI 85202: PKI and Public Key Enabling, which prescribes procedures for developing and implementing a Department-wide PKI, April 1, 2004

- NIST SP 800-53r4: Security and Privacy Controls for Federal Information System and Organizations, April 2013

- NIST SP 800-37R1: Guide for Applying the RMF to Federal Information System, February 2010

- NIST SP 800-53AR1: Guide for Assessing the Security Controls in Federal Information System and Organizations, June 2010

- NIST SP 800-60_Vol1 and Vol2: Guide for Mapping Type of Information and Information System to Security Categories, August 2008

- Joint Information Environment Continental United States (CONUS) Core Data Center and Application and System Migration Memo, July 11, 2013

- DISA DAA (Designated Accrediting Authority) Vulnerability Management Policy Memo, Dec 18, 2013

- DoDD 8140.01: Cyberspace Workforce Management, October 5, 2020

The contractor shall develop and submit required artifacts for A&A efforts to include documentation for addressing any program privacy assessments and concerns, system security plan, risk assessment report, incident response plan, contingency plan and disaster recovery documentation, documentation supporting continuous monitoring efforts and annual FISMA requirement documentation. Documentation updates based on program management, operational, and technical changes shall be updated continuously to support annual reviews and reaccreditation efforts. The contractor shall conduct COOP testing which will be performed annually and shall consist of tabletop exercises relevant to a particular service or process being tested. Once a year, a live failover testing shall be performed and documented. Full coordination with CMATS PMO and stakeholders is required prior to all COOP related drills.

The contractor shall develop and submit required security artifacts necessary to support a migration to a JWCC Azure Cloud platform from a cybersecurity perspective to include supporting A&A checklists and the IBR Testing, Evaluation, and Cybersecurity Form. The contractor shall work with Government Cybersecurity lead and his/her team to evaluate captured cybersecurity requirements and ensure that appropriate risk analysis has been performed to support the program to include determining whether additional cybersecurity activities are warranted, ensure proper cybersecurity activities are identified and followed to gain Government acceptance of the overall cybersecurity plan/strategy

The contractor shall track and manage all CMATS cybersecurity artifacts (e.g., vulnerability assessment, weaknesses, Plan of Action and Milestones (POA&M), test/scan results) in the eMASS and Enterprise Security Posture System. The contractor shall track and manage all system vulnerabilities in CMATS. The contractor shall generate weekly and/or on-demand requests (anticipate one per week) on risk posture of the analytic through CMATS for Government PMO, Government IS Security Manager (ISSM) and Government senior leadership.

The contractor shall provide data flow diagrams for each system showing communication paths across DoD “network zones,” to include detailed descriptions of ports, protocols, and services required for CMATS systems to serve customers and to interoperate with other systems.  The data flow diagrams shall meet the requirements of the DISA A&A process, as negotiated through the appropriate ISSM. The contractor shall track and manage relevant ports, protocols, services within the Government provided Ports, Protocols, and Service Management tool and Whitelist entries.

The contractor shall work with Government cybersecurity lead (or his/her delegate) to evaluate newly released IAVM, DISA STIGs and/or Security Requirements Guide to determine the applicability with respect to the analytics. If an immediate fix cannot be achieved, the contractor shall prepare and submit to the Government Cybersecurity Lead or Directorate ISSM any Category(CAT) I POA&Ms so that they can be submitted to DISA Risk Management team for review and approval. In addition, the contractor shall track these POA&Ms (to also include POA&Ms for CAT II and III findings) and Residual Risk Statements until they are approved, cancelled, or closed out.

The contractor shall assist the Government Cybersecurity Lead (or their delegate) and respective System Administrators to implement the cybersecurity compliance IAW the Government approved timeline as dictated by the vulnerability type and category. Additionally, the contractor shall submit bi-weekly A&A/Cyber Security related status updates via the appointed “ID6 A&A Review Quad Chart” to ensure compliance and suspense dates are maintained.

- The contractor shall assist the Government Cybersecurity lead (or his/her delegate) to generate and prepare necessary artifacts to support Cybersecurity milestone decisions and governance/control boards. This includes Cybersecurity score card, FISMA report, Cybersecurity control validation, CMATS Risk Status Report, ACAS and relevant Cybersecurity scan reports. In addition, the contractor shall also assist the Government Cybersecurity lead (or his/her delegate) to compose and/or prepare any Cybersecurity CRs or waivers IAW DISA instructions.

6.3.2 Subtask 2 – System Security

The contractor shall be responsible for monitoring system security and performing CM and security Ops activities to ensure an acceptable level of residual risk is maintained.  System monitoring includes security patches, hot fixes, STIG updates, IAVA updates, and Security Requirements Guide (SRG) updates.

The contractor shall perform or review assessments for all STIG and IAVAs conducted by Government representatives in the agreed upon format and medium and submit a written STIG/IAVA compliance report of all discrepancies.  These assessments become the property of the Government upon submission for further IV&V and/or A&A activities.  The contractor shall provide a System POA&M, IAW the DISA Authorizing Official (AO) Vulnerability Management Policy, for any open STIG or IAVA that requires further research and testing.  For any STIG or IAVA that can never be fixed, the contractor shall submit an AO Risk Acceptance  in the agreed upon format and medium and included in the compliance report.  The contractor shall work with the Government and other contract teams to provide status updates for any open STIG or IAVA until resolved, or a risk acceptance has been approved.

The contractor shall maintain and update the SRG for each CMATS capability, which includes STIGs or system configurations that cannot be implemented until the capability is implemented at the operational site.  As new STIGs are released quarterly, the contractor shall evaluate and update the SRG as needed. The final updated SRG will be provided to the Government within 10 business days of the quarterly STIG release on Cyber.mil or other portal as dictated by the Government.

6.3.2.1 Contingency Plan / COOP

The contractor shall update and maintain a COOP plan and an IS Contingency Plan (ISCP) for the CMATS capabilities.  The COOP and the ISCP shall be   based on the availability and security requirements of the portfolio and its platform components in order to restore the system in a secure start and back to normal Ops.  Activities shall be completed in coordination with all related parties, including DISA HaCCs and or JWCC MS Azure Cloud support personnel and external data consumer/providers.  The considerations of COOP includes assessing the anticipated user load, developing a high-availability architecture, shipping equipment, installing applications on-site and remotely, transferring maintenance support, supporting equipment connections and configurations.  The contractor shall conduct an annual exercise of the COOP or ISCP with all appropriate support personnel and update the Ops strategy and architecture documents to reflect any needed changes.  Architectural artifacts with regard to COOP shall be included in the DoDAF views, such as SV-1, and OV-1.

6.3.3 Subtask 3 - EPMS (Optional)

6.3.3.1 Authorization Package Development - EPMS

The contractor shall lead the development of the core RMF authorization package. The foundation of this package is the System Security Plan (SSP), a comprehensive document the contractor shall create and maintain to detail the system's security posture, its boundaries, and the implementation of all security controls. To prepare for disaster recovery and security incidents, the contractor shall also develop and test a Contingency Plan and an Incident Response Plan, delivering these plans along with their associated Test Reports to validate their effectiveness.

6.3.3.2 Risk Management and Assessment - EPMS

The contractor is responsible for the formal assessment of system risk. This involves creating the Risk Assessment Report to identify and analyze threats and vulnerabilities. The findings from independent security control testing will be documented in the Security Assessment Report (SAR). All identified deficiencies from these assessments will be tracked and managed in a living document, the POA&M, which the contractor shall update and deliver monthly to show progress on remediation efforts.

6.3.3.3 Continuous Monitoring and Compliance - EPMS

After an Authorization To Operate is granted, the contractor shall ensure the system remains compliant through continuous monitoring activities. On a monthly basis, the contractor shall deliver an IAVA Compliance Report to document the status of all vulnerability alerts and provide Vulnerability Scan Reports from tools like ACAS to identify new risks. To ensure adherence to DoD configuration standards, a STIG Compliance Questionnaire will be delivered for each major release. All continuous monitoring activities will be summarized in the Annual Security Review Report, which validates the system's ongoing security posture.

6.3.4 Subtask 4 –CM

The contractor shall work with the Government CM Manager to analyze, maintain, and open and close CRs.  The contractor shall capture decisions of the CCB and ECCB made during each CCB meeting that pertain to CMATS systems.  The status of all CMATS CRs shall be reported during the weekly IPT.  The contractor shall monitor the release of updates or patches relevant to the defined CIs.  The contractor shall determine the relevancy and priority and submit a CR when appropriate.  CRs may be organized into packages to be applied to the baseline at the conclusion of successful testing in the development environment.

The contractor shall perform all CM T&E in the Government lab.  The JITC team may lead the effort in some cases, but the contractor shall assist JITC in the efforts.  CM T&E refers to testing any changes to the baseline due to changes to the hardware/software, and testing of patches, which may require regression testing if patches impact system functionality.  The contractor shall provide and implement a detailed CM Plan that outlines steps and procedures for making configuration changes.  This plan will be used to perform configuration and change management.  The contractor shall present the plan at the initial Program Review.  The contractor shall coordinate activities with the task leads to document CIs in appropriate CRs and to perform configuration changes.  The contractor shall log all activities in a CM Schedule of Activities table.  The status of all CM efforts shall be presented in the MSR.  The contractor shall ensure steps and procedures defined in the CM Plan are followed to conduct CM.

The contractor shall establish and maintain a CM Database.  The contractor shall address, at a minimum, baseline identification, change control, status accounting, and auditing, including all new and/or modified hardware, firmware, software, and documentation.

The contractor shall update and maintain the PBR.  The contractor shall address the source, configuration identification, configuration control, and configuration status accounting of all new and/or modified hardware, firmware, software, and documentation including GFE for the duration of the order.  This is to include GOTS, COTS, and OSS products obtained and included as part of the CMATS effort and deliverables.  The contractor shall ensure compliance with foreign sourcing requirements, and IA practices with inclusion of source code and libraries.  OSS used and/or included shall be licensed without encumbering the Government (e.g., restrictions on military use, mandatory release of source code, etc.).  Further assurances shall be made to ensure community support for OSS used would not violate DoD security requirements by providing information not publicly releasable or exportable.

The contractor shall examine functional, management, and technical requirements and/or issues that address systems deployment to the DoD enterprise:

- Compliance with Legal and Regulatory Guidance

- Interoperability

- Architectures

- Common Infrastructure Services

- Open Systems Environment

- Security

- Standards

- Data and Data Sharing

- Functional and Technical Integration

The contractor shall review and provide input to documents created by other teams, including contractor progress reports, management plans, program plans, CMATS documents, information requests, leadership documents, functional/business documents, and technical documents.  The contractor shall provide detailed comments on all documents reviewed, outlining issues, and providing specific, actionable, corrective recommendations.

The contractor shall enhance, sustain, and maintain CMATS IAW the Cyber Directorate BCP for clear and effective coordination of software and hardware changes from initial capability development through testing / authorization and on to production, deployment, sustainment, and training. BCP consists of three core processes: IBR, TRR, and Production Readiness Reviews (PRR) of which each of these processes are accompanied by checklists to ensure that all preparations, risks, coordination, and readiness conditions are met and ready to present to prospective audiences. The contractor shall produce the required checklists for each process and be responsible for establishing the required meetings with the appropriate stakeholders for each of the processes.

The initiation of a new version spiral (anticipated once per quarter) will serve as the IBR milestone review for the Government and contractor team. The Government will provide a tailored IBR checklist and template to the contractor to prepare for this milestone. The duration of each agile interval is TBD with the Government PM but will be no less than 10 business days or more than 20 business days. The contractor shall host a sprint demo with the Government and appropriate stakeholders at the conclusion of each sprint to ensure capabilities are delivered incrementally and are designed to ensure the system can meet or exceed all technical, performance, and IA requirements.

The closure of a new version release will serve as the PRR milestone review for the Government and contractor team. The Government will provide a tailored PRR Checklist to the contractor to prepare for this milestone. The purpose is to ensure the readiness of the Government to execute the mission with the newly developed baseline and will measure training, system stability, data integrity, interagency agreements, and any other critical components.

The contractor shall create or update documentation on the design and development of each software release of CMATS (anticipate one per calendar quarter per application). Documentation may include System Modeling Language  artifacts, Interface Design Documents, Software Design Documents, applicable DoDAF views, at a minimum; OV-1, SV-1, SV-2.

The contractor shall:

- Recommend and document corrective actions for system improvements to include security, stability, capacity, throughput, and performance.

- Use an approved Government specified tools for code repository and defect tracking.

The contractor support shall include testing, implementing, and assessing impacts of software/hardware patches, upgrades and enhancements, software and hardware change verification and release IAW an established CM plan. For critical and/or high priority issues, the contractor may be required to provide onsite assistance to capability developers and users (anticipated twice per month).

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 6.3.1 | RMF Artifacts | A047 |
| 6.3.1 | Data Flow Diagrams | A048 |
| 6.3.1 | A&A Quad Chart | A049 |
| 6.3.2 | System POA&Ms | A050 |
| 6.3.2 | STIG & IAVA Reviews | A051 |
| 6.3.2 | AO Risk Assessments | A052 |
| 6.3.2 | Updated SRG | A053 |
| 6.3.2.1 | COOP testing results | A054 |
| 6.3.3.1 | EPMS SSP (Optional) | A055 |
| 6.3.3.1 | EPMS Contingency Plan (Optional) | A056 |
| 6.3.3.2 | EPMS SAR (Optional) | A057 |
| 6.3.3.2 | EPMS POA&Ms (Optional) | A058 |
| 6.3.3 | STIG Compliance Questionnaire | A059 |
| 6.3.4 | IBR | A060 |
| 6.3.4 | Release documentation | A061 |

6.4 Task 4 – Tier III Support

The contractor shall support the remediation of CMATS system usage problems by interfacing with the respective help desk, currently centered in the Operations Center, Services Directorate/Oklahoma City, while coordinating with customers across the CC/S/A/FAs.  The contractor shall work with three tiers of expertise for escalating levels of problem complexity to resolve user problems. The contractor shall review and update the Service Operations Annex (SOX) on an annual basis based on changes to Tier III and help desk processes.

The contractor shall provide a sustainable, executable Tier III support capability.  The contractor shall provide subject matter expertise for the entire CMATS portfolio and support the service desk by addressing escalated issues in a timely manner based on their priority, degraded services and impact to the community, complex integration or functional issues, and compounded incidents escalated as problems.  The Tier III support shall be available without impact on the development teams (i.e. Tier III support will consist of capacity *in addition* to development capacity.)

- Tier III shall identify handoff points for specific support to include filtering of incidents that are changes or enhancement requests, findings or vulnerabilities, site support request, or similar requests best addressed by teams outside of the incident/problem management space. Tier III shall coordinate with other functional areas to ensure issues that are handed off are closed within the ticketing system but provided to the correct functional area for further processing. Tier III shall support communication and collaboration efforts with other support desks to resolve incidents and problems in the most expeditious way. Tier III shall provide user and publisher onboarding/sustainment support by executing established processes regarding access control, account statuses, support services, maintaining up-to-date account information, and ensuring publishing success from all publishers to CMATS.

- Tier III shall enable concurrent troubleshooting, customer relations, and workflow management across all tools in the CMATS portfolio.

- Tier III shall use the DISA workflow and ticketing systems to execute Tier III support.  Tier III shall support issue identification, trend analysis and volume management and ensure that support personnel are adequately trained during initial introduction to products being supported and periodic refresher training.  Refresher training shall cover the variations between the releases, cover known product errors, and provide administrative troubleshooting guidance which may include identification of error codes, audit logs, rights and privilege issues, special install instructions, install requirements, and similar details specific to the product.

- Tier III support hours of operation will be from 0800-1700 ET during the business week.  The contractor shall also provide five-day x eight-hour coverage and 24x7 Tier III support after hours for system outages for emergency situations.  The contractor shall provide a four-hour response after hours.  Outages that may occur on the Secret network will require prior coordination from the Government lead with the site to ensure access to the building.

- Proactively monitor the application and supporting systems to ensure availability of CMATS, and the resolution of problems before they are reported by the user community. This includes conducting daily checks to ensure the completion of maintenance processes and the operational state of system resources and emailing daily status checks to the Government PMO by 0900 ET, Monday through Friday; and by 1200 ET, Saturday and Sunday. The contractor shall provide support to the service desk by timely addressing escalated issues based on their priority, degraded services and impact to the community, complex integration or functional issues, and compounded incidents escalated as problems. On average the contractor can expect 125-175 NIPR/SIPR combined tickets per month. The Tier III Service Desk is currently located at DISA Headquarters (HQ) at Fort George G. Meade, Maryland. This service shall include all facets of support from incident submission to closure, from workaround identification to resolution, from metrics reporting to development of content used to support KM.

- Tier III shall perform analysis to help identify knowledge-based content and training gaps.  The contractor shall identify workarounds if applicable and track them until a solution is identified.

- Tier III shall support communication and collaboration efforts with other support desks to resolve incidents and problems in the most expeditious way.

During Mission Essential situations, including all emergencies and any Government shutdown, the activities under 6.4.1 and 6.4.2 shall continue, with the difference that the focus of the entire effort will be to maintain connection and operational capability of the systems without degradation of services.

6.4.1 Subtask 1 – Problem Resolution Documentation

The contractor shall support the construction and maintenance of adaptable and efficient processes for such problem resolution as the CMATS tools continue to evolve.

The contractor shall provide technical SME support to maintain the CMATS production systems.  Support shall include the monitoring and maintenance of external interfaces and data feeds, to include cross domain solutions and data sources, and to support operational requirements.

At the end of each month, the contractor shall provide a metric report of tickets received, tickets closed, outstanding tickets with aging, and categorization of the tickets.  The contractor shall track ticket trends over time to identify process effectiveness and to identify issues that are generating significant ticket traffic.  The contractor shall provide ticket status updates with the identified metrics at weekly engineering meetings and weekly program meetings.  In addition, the contractor shall detail significant issues and problems with CMATS and help desk-related concepts in the MSR.  Other ad hoc reporting based on the flexibility of the ticketing system or content may be requested by the PMO to understand impact on support Ops and implementation.  Examples include reports run to assist isolating particular issues or trending reports.  The frequency of ad hoc reports would be no more than two to four per month.

The contractor shall recommend and document corrective actions for system improvements to include security, stability, capacity, throughput, and performance.  The contractor shall alert the program office of issues to be resolved by the hardware/software vendor(s) and shall monitor and perform system modifications and upgrades to the production systems.  Regularly scheduled backup and recovery Ops shall be done IAW the deployment plan and COOP requirements.

Ops support shall include testing, implementing, and assessing impacts of software/hardware patches, hot fixes, and upgrades; software and hardware change verification and release IAW an established CMP.  For critical and/or high priority issues, the contractor shall be required to provide onsite assistance to program stakeholders and users.

- Update existing tickets with root cause analysis at the time the outage has been resolved. Status reports shall be developed and sent to the PM daily for any high impact outages to the system. The contractor shall provide an After-Action Report  within three business days of an outage detailing root cause analysis, lessons learned, and preventative measure(s) recommendation(s) to avoid recurrence. Tier III shall proactively monitor our systems, provide metrics, testing, and notifications daily to ensure CMATS is postured appropriately to support our mission space.

- Provide a metric report of tickets received, tickets closed, outstanding tickets with aging, and categorization of the tickets at the end of each month. In addition, the contractor shall detail significant issues and problems with the tool and help desk-related concepts in the MSR. The contractor shall produce and update the frequently asked questions (FAQs) at least quarterly. Other ad hoc reporting based on the flexibility of the ticketing system or content may be requested by the Government approximately once a month to understand impact on support Ops and implementation.

- Tier III shall support efforts to build and/or sustain a knowledge base that contains the FAQs and other white papers and/or TTPs documents.

- The contractor shall develop a Tier II/III Helpdesk Support Plan within 15 calendar days of contract award describing their approach to meeting Tier II/III and Ops Support requirements in this PWS.

6.4.2 Subtask 2 – Ops Support

The contractor shall provide Ops Support for all operationally focused activities and initiatives including:

- NetOps Readiness Review Board (NRRB) or other Government approved Operational Review board

- SharePoint KM Website Maintenance

- USCYBERCOM/DCDC Orders advisement and recommendations

- DoD CIO Meetings affecting/for CMATS

- DCDC Meetings affecting/for CMATS

- DoD Policy Development

- CMATS Working Group Management (Monthly)

- Communications with the Field via various communication methods

- CMATS Release Notes

- CMATS software and interoperability recommendations

- Ad-hoc users training and assistance

- Other meetings assigned by the CMATS PMO

The contractor shall perform activities that support issue identification, trend analysis, and volume management, and ensure that support personnel are trained during initial introduction to products being supported and quarterly refresher training. Refresher training shall cover the variations between the releases, cover known product errors, and provide administrative troubleshooting guidance which may include identification of error codes, audit logs, rights and privilege issues, special install instructions, install requirements, and similar details specific to the product.

The contractor shall update and maintain the CMATS KM pages on SharePoint and build and post content to the CMATS KM pages, such as FAQs, Standard Operating Procedures  and TTPs that facilitate the successful publishing of data to CMATS. The Tier II/III team will also track and manage the active data publishers to ensure successful publishing on a daily basis.

The contractor shall provide documentation required by the Chief Engineering Panel (CEP), NRRB or other Operational Review Board established by the Government.  The contractor shall also provide administrative support required to staff the documents approved through the NRRB process or other Government approved operational review board and make any required updates to those documents.

6.4.3 Subtask 3 - System Administration

The contractor shall provide technical support on the deployment and implementation of solutions on the DoD networks, systems and endpoint devices.  During Mission Essential situations, including all emergencies and any Government shutdowns, the activities under this task that support any system repair work shall continue.

The contractor shall follow the current Government approved release process, which includes the deployment process and the CM process.

The contractor shall provide Tier II/III support for system administration functions for all CMATS related components. This includes maintaining the hardware in testing labs and production environments for the program, updating and maintaining a functional system, updating and troubleshooting application components, installing and maintaining up-to-date configurations, and troubleshooting support systems related issues. In addition, system administration functions include the monitoring and management of system performance and recommending remediation steps to resolve performance related issues.

The contractor shall develop deployment plans and provide back-end technical support for the execution of these plans.  The contractor shall work with the team in planning deployment and integration of various IA tools throughout all of DoD.  The contractor shall work on a regular basis with POCs in all CC/S/A/FAs.  The contractor shall travel to customer locations or attend and participate in a DISA event as requested by the Government in support of troubleshooting or training events.

The contractor shall plan, control, oversee, and deploy CMATS capabilities designed and developed.  Deployment includes support of the system in all applicable environments, to include: HaCC and JWCC cloud environments.   The contractor shall prepare and maintain Deployment Guides that document the procedures for creating the necessary installation for each spiral.

Once testing has been completed successfully, the CCB and ECCB or the appropriate Government approving authority will authorize the release of changes to the production environment.  The contractor shall coordinate the release with the operational environment service provider to schedule down times and to align resources required for the update.  The contractor shall deploy the updated code and database changes to the operational systems or portals.  The new release shall be used as the new baseline for all test and development, training and demonstration environments.

A System Deployment Report shall be created at the conclusion of each system deployment event.  The System Deployment Report shall document the success of the release, any open issues and any associated closure plan.  The open issues shall be traceable to the requirements.  The closure plan, if required, shall include the necessary POA&Ms, recommended actions, resources needed, proposed timelines, and any conflicting requirements (e.g., security vs. functional).

All services provided under this task area shall use and be integrated with approved DoD and Federal standard communications, security, data, and other defined technical specifications.  The contractor shall develop an Installation Guide describing the procedures for creating disk images required for full installation into the HaCC or a JWCC Azure Cloud environment.  The contractor shall develop an IA section to the Installation Guide for each code deployment which enables the Information Security Systems Officer/Information Security Systems Manager to seamlessly update vulnerability reporting.

The contractor shall develop new and update existing documentation at each incremental release of a capability to keep all CMATS related materials current with capability upgrades and framework-related materials current with framework modifications.  The contractor shall support the development, distribution, and management of documentation.  Documentation includes installation guides, CMPs, user manuals and quick reference guides, and all documents required for system accreditation or to support the application and enhancements as described in other subtasks in this PWS.

The contractor shall provide an incremental release process to correct bugs/defects and application errors.  If a bug/defect/error affects data integrity, scripts shall be developed to correct the data deficiency until such time that a permanent fix is implemented.  Each incremental release will be managed through the Government-directed software management system.  Test cases for bugs/defects and errors shall be documented with the associated ticket in the Government-directed defect tracking system.  Release notes shall accompany each incremental release.  Incremental releases generally occur once a month but can occur more frequently based on the severity of the issue.  Each incremental release shall be coordinated with the Government PM and prioritized in the program’s backlog review.  The occurrence of an incremental release and posting of the release notes shall be annotated in the MSR.  Incremental releases may be packaged with other development enhancement projects, when the schedule permits.

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 6.4 | SOX | A062 |
| 6.4 | Daily System Status Report | A063 |
| 6.4.1 | Tier III Monthly Metrics Report | A064 |
| 6.4.1 | FAQs | A065 |
| 6.4.2 | Operational Support documentation | A066 |
| 6.4.2 | CEP and/or NRRB documentation | A067 |
| 6.4.3 | System Deployment Report | A068 |
| 6.4.4 | Installation Guide | A069 |

6.5 Task 5 – Product SME Support

The contractor shall provide operational and programmatic expertise in the following areas. The SME personnel shall attend meetings, as instructed and invited, to speak to the capabilities and limitations of CMATS systems and advise on the degree of effort and difficulty to add new functionality to the CMATS system. Meetings with the following focus are the primary focus for SME support:

- Anomaly Analysis & Reporting

- Vulnerability Management Expertise

- Continuous Monitoring & Risk Scoring Expertise

- Ad hoc User Assistance & Training

- CMATS Program Proponent

- Problem Management

- SECDEF Cybersecurity Scorecards

- Device attribution

- Endpoint sensors’ configuration

6.5.1 Subtask 1 – Training

The contractor shall be responsible for developing, updating, and delivering in-person, customer on-site training courses for CMATS, as well as providing pre-packaged online training and associated materials described in the Training Plan. The delivery of online training includes live and recorded training via MS Teams or other Government-approved delivery media. In addition, the contractor shall provide a CMATS user guide that gives instruction on how to use the various applications within the CMATS portfolio.

The user guides shall be updated at each new functionality release of any product within the CMATS portfolio to reflect any modifications or additions made to the application that affect the UI.

The contractor shall be responsible for developing and updating online training and associated materials for CMATS capabilities described in the Training Plan.  The online training will be hosted by the Government, and the contractor shall provide the required content and training SME to present the training material.  These five to seven minute Tech Talks will focus on a specific piece of functionality and will describe the UI, how to use the UI and the how to read the results on the UI. The Tech Talks will be posted to Cyber.mil for end users to reference. The Tech Talks already posted to Cyber.mil or other Government approved site, shall be maintained by the contractor to ensure the data presented is current and accurate. The contractor is advised that the Government will use online training materials provided to establish ‘virtualized’ training options, which are web based, and feature more end user interactivity.  In addition, the Government may record sessions and could use the recordings to provide virtualized training offerings on Cyber.mil.  Training will be in addition to providing SCRUM end-of-sprint demonstrations.

The contractor shall maintain and update the existing 101 (basic), 201 (intermediate) and 301 (advanced) Computer Based Training sessions. These sessions shall be capable of student evaluation or testing to ensure adequate skills are obtained. The training will be hosted on Cyber.mil but will also be available for in person or virtual training sessions when requested by the end user community.  The virtual training will have soft copy training materials available for download.  Each course will be focused on specific skills and will not exceed a total of 4 hours of instructional content.  The Government will approve the training topics needed for each of the training courses.  The virtual training will be compliant with Sharable Content Object Reference Model, and all of DoD training guidelines.

The contractor shall provide three live classroom training per base year and each OP.  Classroom training may be recorded to be used as online training or may be used as a rehearsal for final online training to identify unanswered questions, missing topics, and unwanted content. New classroom training or major changes to the 101, 201, and 301 training shall be presented to identified power users, the Government engineer and the Government PM, at a minimum, as a Beta training. Beta training will be hosted as a training event and is meant to capture feedback and do a dry run of the proposed training before rolling out training to the end user community.

The contractor shall provide a virtualized training overview for all new functionality releases per product. The training will be hosted during the CMATS monthly working group and posted to KM Portal for review by the end users.  The training course shall focus on new capabilities and utilization.

The contractor shall provide an annual Training Plan which includes at least six Working Group reviews of new functionality, six Tech Talks to be posted on Cyber.mil and three on-site training sessions per year, for approximately 20 students and four-hours of instruction. The contractor shall provide an annual Training Plan.  This plan shall detail all aspects of the contractor’s proposed training method.  The plan shall describe:

- The recommended curriculum outline for the 101, 201 and 301 classes

- The process for providing course content and content updates, including the option to provide rapid updates to address quickly developing real world scenarios

- The proposed format and structure of the prepackaged online training class

6.5.2 Subtask 2 - Data Analysis

The CMATS platform collects data from various systems. Some data is updated daily, some weekly, and some periodically. When the data is processed, it can fluctuate based on current policies, newly released configuration content or new functionality. The vendor shall provide a data analysis to validate the incoming and existing data in the CMATS portfolio to identify trends, areas of opportunity and anomalies that should be reviewed and addressed by the end users or the PMO.

The contractor shall escalate any data anomalies to the Government within 24 hours of identification. The notification should be documented with surrounding details so the Government can easily identify the anomaly. The vendor shall include in the documentation a root cause analysis and alternatives to address the anomaly and provide impacts to the end users.

The contractor shall enhance and maintain existing data analytics throughout the CMATS platform, The vendor will recommend new data integrations across the DoD to enhance the current sets to benefit the end user.

The contractor shall review new data types and provide an AoA on how to incorporate new data into the existing data set. New data is normally generated by new requirements for endpoint sensors and is socialized throughout the stakeholder community before it is implemented into production. This process will allow the vendor to thoroughly review the data and provide recommendations to the Government on how to capture, store and present the data to the stakeholder community.

The contractor shall review the existing data within the CMATS platform and provide recommendations for how to normalize the data, providing and maintaining a data dictionary to the Government as the data changes, is updated or new data is added. At a minimum, the normalization process should identify overlapping data, similar data types should be expressed consistently, and software/hardware should be displayed in context that a human can understand.

The vendor shall map new data to the defined columns in the database to allow for the ingestion of various data types. This process will occur with every new endpoint sensor that is onboarded to CMRS and allows for the transformation of data from any file type into an ingestible format.

The contractor shall review new requirements for data analytics to determine the appropriate data fields needed to fulfill the requirement and work with the DBA to determine how to make the data available. This work shall be used by the requirements manager to build the LOE and technical description for the requirements prioritization process.

The contractor shall recommend analytics to display to the end users using Power BI or other Government approved visualization tools to perform data aggregation from multiple endpoint data sources and to store, analyze and present unstructured and structured data as an analytic capability to meet mission requirements

6.5.3 Subtask 3 Cloud SMEs

The contractor shall provide analysis and recommendations to the Government about how to fully utilize a Cloud infrastructure. The analysis should evaluate the cost, schedule and performance parameters around recommend solutions. Impact to the end user for a migration to a Cloud service should include proposed down time and the backlog of data that will need processed when CMATS is back online.

The Cloud SME shall provide System Administration support in managing the existing JWCC Azure Cloud deployment and assisting with the deployment of new releases to any of the portfolios within the CMATS environment.

The contractor shall provide network support in the JWCC Azure Cloud environment, working with other management teams like MS to troubleshoot issues. The contractor shall provide recommendations on integrating all the applications in the CMATS portfolio into a single architecture that supports the overall mission of collecting, correlating and processing data to make it available to the owning organization via APIs.

The contractor shall make recommendations on how an AI/ML tool can be utilized in the processing of data. Potential areas to evaluate would be asset attribution, data normalization, data ingest or policy maintenance.

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 6.5.1 | User Guides | A070 |
| 6.5.1 | Training Plan | A071 |
| 6.5.1 | Tech Talks | A072 |
| 6.5.1 | In person Course Agendas | A073 |
| 6.5.1 | BETA Training Courses | A074 |

### 7.  Performance Standards.

| Performance Standard | Acceptable Quality Level (AQL) | Methods of Calculation |
| --- | --- | --- |
| Enterprise IT Policy and Planning | Target Criteria: 90% of documents are accurate, error free and delivered on time as established in the Integrated Product Schedule Minimum Acceptable: > 85% of all documents are accurate, error free, and delivered on time Any required revisions are: Resolved within one week and accepted by the Contracting Officer/COR | Calculation: The number of accurate and timely Integrated Schedules, Weekly Status Updates, MSRs, In-Progress Reviews and Technical Interchange Meetings that were Exceptional, Very Good, Satisfactory, Marginal or Unsatisfactory |
| Bug Fixes and Operating Environment Integration | Target Criteria: No required re- performance or rework at least 85% of the time. Problems that occur are minor and are resolved in a satisfactory manner. Minimum Acceptable > 80% of all code deliveries are defect free. Any required revisions are: Resolved within one week and accepted by the Contracting Officer/COR | Calculation: The number of accurate and timely Integrated Schedules, Weekly Status Updates, MSRs, In-Progress Reviews and Technical Interchange Meetings that were Exceptional, Very Good, Satisfactory, Marginal or Unsatisfactory |
| Security Engineering A&A | Target Criteria: Deliverables include required information are 95% accurate, error free and delivered on time Minimum Acceptable > 90% of all documents are accurate, error free, and delivered on time Any required revisions are: Resolved within one week and accepted by the Contracting Officer/COR | Calculation: Receipt of an IPV6 Compliance Letter, RMF support documentation, POA&M, and Application STIG checklists that were Exceptional, Very Good, Satisfactory, Marginal or Unsatisfactory. |
| Operational Support | Target Criteria: The contractor shall notify the Government within 72 hours of malicious activity embedded within any code or other contractual deliverable. Deliverables contain required information and are 90% accurate, error free and delivered on time Any required revisions are: Resolved within one week and accepted by the Contracting Officer/COR | Calculation: Timely delivery of a comprehensive Personnel Security Program (PSP), Tier III Service desk reports and training session were Exceptional, Very Good, Satisfactory, Marginal, and Unsatisfactory. |
| Software | Target Criteria: The contractor shall identify and track changes and update system and design documentation within five business days of implemented code changes. Deliverables shall incorporate required information with a 90% accuracy rate, free of errors and delivered on time. Any required revisions are: Resolved within one week and accepted by the Contracting Officer/COR | Calculation: Timely preparation of testing documentation and presentation in support of Government Acceptance Testing |
| Product Integration | Target Criteria: Integration occurs with no required reperformance or re-work at least 85% of the time. Problems that occur are minor and are resolved in as satisfactory manner Any required revisions are: Resolved within one week and accepted by the Contracting Officer/COR | Calculation: Number of deliveries including complete documentation to assist the Government with designing and building interoperability to enhance, test, certify, and validate applications designed for secure confirmation management purposes. |

8. Incentives.

For both positive and negative performances, ratings shall be recorded in the Contractor Performance Assessment Reporting System.

Further, when the performance threshold for a particular PWS task is not met and re-performance does not correct the problem, the contractor shall explain within 14 business days in writing to COR why performance was unacceptable, how performance will be returned to acceptable levels, and how recurrence of the problem will be prevented in the future.  The COR will evaluate the contractor's explanation and determine if it meets the Government's need.  If not, the COR will engage with the Contracting Officer for further support in rectifying the deficiency.

### When task re-performance does not correct the deficiency or there is a continued delay of task performance and the contractor's explanation of degraded performance is not deemed acceptable, the COR will notify the Contracting Officer for appropriate recourse.  At the Government's discretion, five percent of the monthly payment may be decremented.

### 9. Place of Performance.

Mission Location: DISA HQ, 6910 Cooper Ave., Fort Meade, MD 20755

The contractor shall perform the vast majority of work for this effort at the contractor’s facility.  A portion of the work may require contractor support at the Government facilities (including the Government laboratory) at Ft. Meade, MD.  The majority of the work is unclassified; all Classified work shall be performed at DISA HQ, 6910 Cooper Ave., Fort Meade, MD 20755.  Some of the Ops and production support, to include A&A activities, is expected to be performed at the DISA HQ in Ft. Meade, MD.  The contractor shall be available to attend meetings at DISA's Ft. Meade, MD facility.

Alternative work sites allow for regular telework or remote work flexibilities.  Regardless of where work is performed, the contractor shall ensure that work is completed effectively and that mission needs and requirements are met, without degradation of services.  Also, the contractor may be required to account for the physical location of their personnel should this information be requested by the COR.  The contractor shall propose on-site rates for all work performed at an alternative work site.  Incidental charges incurred while working at an alternative work site (e.g., electricity, internet) are not allocable to the contract and shall not be billed to the Government.

Local travel to and around the mission location, DISA HQ Ft. Meade and the contractor facility, may be required throughout the PoP; this travel will not be reimbursed.  Long distance travel within CONUS and Outside CONUS (OCONUS) may be required to support the requirements of this PWS.  Long-distance travel within CONUS and OCONUS must be pre-approved in writing by the COR prior to the contractor incurring the cost in support of this contract.

The maximum number of seats available in the Government site for this effort is 7 (space waiver tracking #TBD for Government use only).

Secondary Place of Performance – Contingency Only.  As determined by the COR, contractor employees may be required to work at a secondary place of performance (e.g., home, the contractor's facility, or another approved activity within the local travel area) in cases of unforeseen conditions or contingencies (e.g., pandemic conditions, exercises, Government closure due to inclement weather).  Additionally, the contractor may be required to account for the physical location of their personnel should this information be requested by the COR.  Non-emergency/non-essential contractors should not report to a closed Government facility.   Contractor shall prepare all deliverables and other contract documentation utilizing contractor resources.  To the extent possible, the contractor shall use best efforts to provide the same level of support as stated in the PWS.  In the event the services are impacted, reduced, compromised, etc., the Contracting Officer or the contractor may request an equitable adjustment pursuant to the Changes clause of the contract.

### 10. PoP

Base Period:  July 01, 2027 – June 30, 2028
OP 1:  July 01, 2028 – June 30, 2029
OP 2:  July 01, 2029 – June 30, 2030
OP 3:  July 01, 2030 – June 30, 2031
OP 4:  July 01, 2031 – June 30, 2032

Recognized Federal Holidays:  The contractor is not required to perform services on Federal Holidays (as specified on the U.S. Office of Personnel Management website), unless otherwise specified by the COR.

Unplanned Federal Government Closure: In the event an authorized official, by either executive or legislative order, declares Federal offices closed (treated as a holiday for pay and leave purposes), the order applies to only Federal employees (unless otherwise stated in the order).

### 11. Security Requirements.

This section supplements Block 13 of the Government provided DD Form 254, Contract Security Classification Specification.  The following security requirements shall apply to this effort.

The contractor shall coordinate visits with site POCs providing at least a 72-hour notice (or according to each site security requirements) prior to any site access.  Contractor personnel without security clearances performing any task under this PWS must be escorted by cleared DISA personnel (civilian, military, or contractor).

References:

- DISA End User Access Agreement

- DISA Instruction 240-240-01, External Peripheral Devices Authorized for Network Connectivity

- DISA Instruction 240-110-8, Information Security

- DISA Instruction 240-110-34, Controlled Unclassified Information (CUI)

- DISA Instruction 240-110-36, Personnel Security

- DISA Instruction 240-110-38, Industrial Security

- DISA Instruction 240-110-43, Counterintelligence

- DISA Instruction 240-110-43, Insider Threat Program

- DISA Instruction 630-230-19, Cybersecurity

- DoD Manual 5200.01, Vol. 1 and 3, DoD Information Security Program, 17 January 2025

- DoD Manual 5200.01, Vol. 2, DoD Information Security Program, 28 July 2020

- DoD Instruction 5200.48, Controlled Unclassified Information (CUI), 6 March 2020

- DoD Manual 5200.02, Procedures for the DoD Personnel Security Program (PSP), 3 April 2017, Change 1, 29 October 2020

- 32 CFR Part 117, National Industrial Security Program Operating Manual (NISPOM), 24 February 2021

- DoD Directive 5240.06, Counterintelligence Awareness and Reporting (CIAR), 17 May 2011, Change 3, 31 August 2020

- DoD Instruction O-5240.24, Counterintelligence (CI) Activities Supporting Research, Development, and Acquisition (RDA), 8 June 2011, Change 2, 15 July 2020

- DoD Instruction 5205.16, “The DoD Insider Threat Program,” December 20, 2024

- DoD Instruction 5230.24, Distribution Statements for DoD Technical Information, 10 January 2023

- DoD Instruction 8510.01, Risk Management Framework for DoD Systems, 19 July 2022

- DoD Manuel 5400.07, DoD Freedom of Information Act (FOIA) Program, 25 January 2017

- Security Executive Agent Directive 3 (SEAD 3) Reporting Requirements for Personnel With Access To Classified Information or Who Hold Sensitive Position, 12 June 2017

- Security Executive Agent Directive 4 (SEAD 4), National Security Adjudicative Guidelines, 8 June 2017

11.1 Facility Security Clearance.  Work performed under this contract/order is up to the Secret level access eligibility for some personnel.  Therefore, the company must have an interim or final Secret Facility Clearance from the Defense Counterintelligence and Security Agency (DCSA) Facility Clearance Branch.

11.1.1 Invalidated Facility Clearance. Companies with invalidated facility clearances (including those in partnerships, subcontracts, and Joint Ventures) are not eligible to bid on or be awarded any new or additional DISA classified contracts, subcontracts, or receive additional classified information except for information necessary for the completion of your current classified contracts. In addition, those companies with invalidated facility clearances will not be permitted access to all DISA networks. Performance on any DISA classified contracts, at any location, will not be authorized until it has been granted a Facility Security Clearance (FCL) at the appropriate level by DCSA.

11.2 Security Clearance.  All personnel performing on or supporting a DISA contract/order in any way shall be U.S. citizens.  The personnel security requirements for this contract/order cover the individuals supporting the Task Areas delineated in the table below.  Contractor personnel must possess the interim or final security clearance eligibility delineated in the table below when performance starts.

| PWS Task / Subtask | Number of Security Clearance Levels | Access | Justification for Access to Classified |
| --- | --- | --- | --- |
| PWS Task 6.1 – 6.5 | 43 SECRET | NIPRNet and SIPRNet | Access to classified systems and environments including SIPRNet is necessary to provide help desk, deployment, cybersecurity and A&A support to maintain compliance with DoD regulations and RMF. |

11.3 Investigation Requirements. All personnel requiring Secret access under this contract/order shall undergo a favorably adjudicated Tier 3 (T3) Investigation formerly known as a National Agency Check, Local Agency Check and Credit Check or Access National Agency Check and Inquiries as a minimum investigation. Enrollment into Continuous Evaluation current within five years and, reflected in DISS, would meet the requirement for a current PR.

11.3.1 The contractor is required to have personnel cleared with an interim or final Secret (as specified in the table located in section 11.2) at contract start date.  If contractor personnel are replaced during performance of the contract, replacement personnel should also have interim or final clearance Secret (as specified in the table located in section 11.2).

11.4 Visit Authorization .  Visit requests shall be processed and verified through the DISS to the Security Management Office (SMO) DKABAA10. (Include other DISS SMO codes as applicable. A complete list of DISA DISS SMO codes can be found at https://dod365.sharepoint-mil.us/Sites/DISA-Security/SitePages/Industrial-Security.aspx). DISS visits for contracts/orders are identified as “Other” or “Temporary Additional Duty (TAD)/Temporary Duty (TDY)” and will include the Contract/Order Number of the contract/order in the Additional Information section.  Contractors that do not have access to DISS may submit visit authorizations by e-mail in a password protected portable document format file (.pdf) to the COR/ACOR specified in PWS/SOW Section 1.0.

*Prior coordination with the DISA COR should be made via email to ensure the Visit Authorization Letter (VAL)/ Visit Authorization Request (VAR)/ Visit Termination Notification (VTN) process is agreed upon and properly secure.

11.4.1 VAR Package. VAR Centers must receive VAR packages from the Security Manager (via email and require pre-approval from the assigned DISA COR) at a minimum of five business days in advance of the initial report date or renewal. For OPs, VARs should be renewed 30-90 calendar days prior to the expiration date unless modified sooner for changes such as name, COR/sponsor, contract modification, etc. As an option, a VAR can be approved for up to a maximum of three years within the POP for contractors. The VAL/VAR/VTN should be sent via email to the appropriate COR. The VAL/VAR/VTN should be sent using in a locked “Zip” file in one e-mail and then followed up by another e-mail with the password to unlock the Zipped file, because it contains sensitive information covered by the Privacy Act.

Documents to include in the VAR Package (DISA Field Sites may have site specific VAR requirements):

- Inter-office Memorandum (IOM)

- DD Form 254 Prime and/or Sub (Good Standing approval emails for current OP)

- PWS/SOW/Sub Memo

- DISS verification of Visit Authorization by Security Manager

- (Optional: see NOTE below) Contractor VAL signed by the Contractor Facility Security Officer (FSO)

NOTE: If DISS is not available, the VAL must contain the following information on company letterhead:

- Company name, address, telephone number, facility security clearance

- Commercial and Government Entity Code (CAGE CODE)

- Contract/Order Number

- Name, Social Security Number (SSN), date and place of birth, and citizenship of the employee intending to visit, email address, and phone number

- Certification of personnel security clearance and any special access authorizations required for the visit (type of investigation & date and adjudication date & agency)

- Name of COR/Alt COR

- Dates or period the VAL is to be valid (i.e., Start date / End date)

11.4.2 VTN Package. The Contractor FSO will forward a VTN letter to the DISA COR identified in the PWS/TO/Sub for all employees leaving the contract.

11.4.2.1 In addition, the DISA CORs and security managers shall inform the DISA Security Office when contractor personnel are removed for cause from a contract supporting DISA. This step is to identify contractor personnel removed for security related issues in case of a return to DISA without appropriate vetting.. This step will also provide security with pertinent information to make an informed decision regarding potential contractor employees’ access to secure facilities and sensitive information. “For Cause” is information regarding an individual that falls into one or more of the actions or incidents that are within one of the 13 adjudicative guidelines as cited in the Security Executive Agent Directive (SEAD) 4:

- Allegiance to the United States

- Foreign Influence

- Foreign Preference

- Sexual Behavior

- Personal Conduct

- Financial Considerations

- Alcohol Consumption

- Drug Involvement and Substance Misuse

- Psychological Conditions

- Criminal Conduct

- Handling Protected Information

- Outside Activities

- Use of IT

Other actions:

• Incidents involving violence in the workplace or harassment.

• Misuse of time.

• Inspector General or General Counsel related inquiries.

• Failure to comply with security policies and procedures.

• Other reasons that prompted removal of a contractor.

The VTN must contain the following information on company letterhead:

- Company name, address, telephone number, facility security clearance

- CAGE CODE

- Contract/Order Number

- Name, SSN, date and place of birth, and citizenship of the employee, email address, phone number

- Date contractor Common Access Card (CAC) was collected

- Name of COR/Alt COR

- Termination Date

- Reason for Termination: <insert reason from the 13 adjudicative guidelines, other actions, or type “No longer working on contract”>

*Any VAL/VAR submitted without the above information will be denied.*

11.5 Security Contacts.  DISA Security Personnel can be contacted for Industrial or Personnel Security related issues at the following:

| Defense Information Systems Agency |  | Defense Information Systems Agency |
| --- | --- | --- |
| ATTN: J-16, Industrial Security |  | ATTN: J-16, Personnel Security |
| Command Building |  | Command Building |
| 6910 Cooper Ave. |  | 6910 Cooper Ave. |
| Fort Meade, MD 20755-7088 |  | Fort Meade, MD 20755-7088 |
| disa.meade.j1.mbx.mp6-industrial-security@mail.mil |  | disa.meade.j-1.list.mp6-personnel-security@mail.mil |

For Center or Directorate-specific security related matters, contact the Directorate or Center Security Manager at:

Name: Joseph Franco

Phone Number: 667-890-2698

E-mail:  disa.meade.j1.mbx.mp6-industrial-security@mail.mil

11.6 Information Security and other miscellaneous requirements.

11.6.1 Contractor personnel shall comply with all local security requirements including entry and exit control for personnel and property at the Government facility.

11.6.2 Contractor employees shall be required to comply with all Government security regulations and requirements.  Initial and periodic safety and security training and briefings will be provided by Government security personnel.  Failure to comply with Government security regulations and requirements shall require the company to provide the Government with a written remediation/corrective action plan; furthermore, failure to comply with such requirements can be cause for removal and the contractor will not be able to provide service on this contract/order.

11.6.3. Contractor employees with an incident report in DISS who have had their access to classified suspended will not be permitted to fill positions requiring access to classified information on a DISA contract/order.

11.6.4 The contractor shall not divulge any information, classified or unclassified, about DoD files, data processing activities or functions, user identifications, passwords, or any other knowledge that may be gained, to anyone who is not authorized to have access to such information.  The contractor shall observe and comply with the security provisions in effect at the DoD facility.  Identification shall be worn and displayed as required.

11.6.5 The authority for the contractor personnel to regain access must be granted by DISA Chief of Security.

11.6.5.1 DISA retains the right to request removal of contractor personnel regardless of prior clearance or adjudication status, whose actions, while assigned to this contract, clearly conflict with the interest of the Government.

11.6.5.2 DISA retains the right to revoke access to DISA facilities and networks from contractor personnel who violate one or more of the National Security Adjudicative Guidelines, harassment, insider threat, counterintelligence, or violence in the workplace while assigned to a contract clearly conflict with the interest of the Government.

11.6.5.3 If contractor employee is accused of violating state or federal laws and/or Government professional conduct policies or regulations, then the Government may require that such contractor employee be removed from Government premises and/or that such contractor employee be removed from supporting this contract, pending the duration and outcome of a Government investigation if the Contracting Officer finds that the conduct or violation alleged has the potential to negatively interfere with contract performance or Ops at a Government facility.  Only the Contracting Officer can make such a request on behalf of the Government.  Removal of contractor employee shall not negatively impact contract performance.

11.6.6 Contractor personnel will generate or handle documents that contain Unclassified or Controlled Unclassified Information (CUI) at the contractor facility.  Contractor personnel will have access to, generate, and handle classified material up to SECRET level only at the Government location(s) (Ref: Block 8 Place of Performance on DD254) and listed in the place of performance section of this document. All contractor deliverables shall be marked IAW DoDM 5200.01, Vol. 2, DoD Information Security Program: Marking of Information; DoDI 5200.48, Controlled Unclassified Information (CUI); and DoDM 5400.07, Freedom of Information Act Program, unless otherwise directed by the Government. The contractor shall comply with the provisions of 32 CFR Part 117, “National Industrial Security Program Operating Manual (NISPOM)” for handling classified material and producing deliverables. The contractor shall comply with DISA Instruction 630-230-19, Cybersecurity.

11.6.7 The contractor shall afford the Government access to the contractor’s facilities, installations, Ops, documentation, databases and personnel used in performance of the contract/order.  Access shall be provided to the extent required to carry out a program of IT inspection (to include vulnerability testing), investigation and audit to safeguard against threats and hazards to the integrity, availability and confidentiality of data or to the function of IT systems operated on behalf of DISA or DoD, and to preserve evidence of computer crime.

11.6.8 Foreign Travel Requirements: DISA contractors are required to submit their official and unofficial foreign travel and foreign contacts via the Corporate Management Information Systems (CMIS) which may require a dual reporting requirement IAW DISA Instruction 240-110-35; DISA Instruction 240-110-43; Security Executive Agent Directive 3 (SEAD 3) Reporting Requirements for Personnel with Access to Classified Information or Who Hold a Sensitive Position.

11.6.9 Mandatory Security Training. All DISA contractors are required to complete the DoD initial and annual security training for the following IAW 32 CFR Part 117, National Industrial Security Program Operating Manual (NISPOM):

- Security Awareness

- Level I Antiterrorism Awareness

- Derivative Classification

- Controlled Unclassified Information (CUI)

- Operational Security (OPSEC) Awareness for Military Members, DoD Employees, and Contractors

- DISA Counterintelligence and Awareness Reporting (CIAR) training IAW DISA Instruction 240-110-43 Counterintelligence; DoDD 5240.06 Counterintelligence Awareness and Reporting (CIAR); and DoDI O-5240.24 Counterintelligence (CI) Activities Supporting Research, Development, and Acquisition (RDA).

- DISA Insider Threat Awareness: Contractors supporting DISA are required to complete the DISA Annual Insider Threat Awareness Training through the DISA Virtual Campus IAW the standards in DoD Instruction 5205.16, “The DoD Insider Threat Program,” December 20, 2024, regardless of insider threat awareness training provided by their employer.

11.6.9.1 Contractors supporting DISA onsite are required to complete the DoD initial or annual training through the DISA mandatory training system.

11.6.9.2 Contractors supporting DISA offsite are required to meet the DoD initial or annual training requirement through their employers who are to provide this training and maintain training documentation. The contractor supervisor needs to certify in writing and email completion certificates to the COR and DISA Security Manager that off-site contractors completed the training before receiving credit. The DISA Security Manager will update CMIS records, if available.

### 12. GFP/GFE/GFI.

A.  GFP will be provided for this contract as indicated in the GFP attachment included at solicitation, distributed at award and incorporated via the GFP Module in PIEE.  GFP shall be managed IAW the terms of FAR 52.245-1, corresponding GFP Defense FAR Supplement (DFARS) clauses and additional DITCO Instructions incorporated in award.

Contractors shall accept and/or report provided GFP via the Shipping and Receiving document in the GFP module upon acceptance and/or IAW Additional DITCO Instruction H9.  Serially managed items are provided to the contractor by DoD and require all events identified in DFARS 252.245-7005 (and/or any subsequent DFARS or Agency GFP reporting requirements) to be reported by the contractor.

Contractors in possession of GFP shall provide the COR or PA an annual report of all GFP in its possession to include the item description, make, model, serial number, IUID, and last inventory date; the report should be minimally provided on an annual basis and 30 calendar days prior to the expiration of any performance period (base and options) IAW with Additional DITCO Instruction H9.

Deliverable:

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 12 | GFP Inventory | A075 |
| H9 | Property Management Plan | A076 |
| H9 | Final GFP Disposition Notification | A077 |

### 13. Other Pertinent Information or Special Considerations.

Ther shall be four concurrent development teams that consist of the following personnel:

CMRS – 2 Sr Software Engineers, 2 Intermediate Software Engineers

COAMS/EUM – 2 Sr Software Engineers, 1 Intermediate Software Engineer

CAMP – 2 Sr Software Engineers, 1 Intermediate Software Engineer

IAVM (Optional) – 1 Sr Software Engineer, 2 Intermediate Software Engineers

# a. Identification of Possible Follow-on Work.  Follow on work is anticipated.

### Identification of Potential Conflicts of Interest (COI).

The contractor shall identify any potential conflicts of interest and provide documentation as to their remediation strategy.

Due to the nature of the DoD IA Program, Organization Conflict of Interest (OCI) issues are a significant

concern as they hold the potential to disrupt the performance of this contract and other contracts awarded and administered by DISA. As such, OCI will also be evaluated as part of the management practices sub factor for proposal risk in terms of your company’s approach to identifying and mitigating potential OCIs for both you and any teammates. This is the case whether an OCI mitigation plan is required or not and is a consideration above and beyond the acceptability of the OCI mitigation approach IAW FAR Subpart 9.5.

DISA would like to remind potential offers proposing on this effort in any prime, subcontractor, or

teaming arrangement capacity of their responsibility to ensure they address, and take steps to avoid and/or

mitigate, any potential OCI issues. This is especially important for companies supporting Government

entities that will be involved in providing support activities for this effort. Guidance is found in the FAR

Part 9. Such companies shall examine any support contracts it has in place with the Government for

provisions addressing OCI issues. A company finding it has a potential OCI situation shall submit and

have an approved a mitigation plan prior to the Government’s consideration of any proposal for award.

Since the approval process can be lengthy, and approval of any plan is not assured, it is highly

recommended that potential OCI identification and resolution processes begin as soon in the pre-award

phase as possible. An OCI may result in the canceling of an order or determining an offer is ineligible for

award.

OCI Policies and Programs: Each plan shall describe any OCI policies or programs currently in effect or

planned for each offeror team member as appropriate, such as:

- In-house OCI Training for new and existing employees

- OCI Certification Statements

- OCI Enforcement Policies

- Employee OCI reporting requirements

- Consequences for OCI violations

- Disclosure of violations to the Government

- OCI policies related to employee transfer; separation; and compensation

- Use Nondisclosure Agreements / Transfer of Information Agreements

Furthermore, the contractor shall not respond or participate as a Prime contractor, subcontractor, or team

member against any such future acquisition, nor act as a “marketing consultant” as defined in FAR 9.501

to an offeror, subcontractor, or team member in any such future acquisition. The Government will

determine on a case-by-case basis whether mitigation measures are needed for any other future

acquisitions, including potential disqualification from the competition.

### Identification of Non-Disclosure Requirements.

### The contractor shall obtain and maintain Non-Disclosure Agreements (NDA) for each employee assigned to the TO.  Initial NDAs shall be signed within one week of TO award, and NDAs shall be kept current through the entirety of the PoP as employee turnover occurs.  The contractor shall ensure that all employees assigned to the contract have executed NDAs on file as of the date of the Monthly NDA Status Report, which shall include names and NDA status of all current employees assigned to the contract.

Deliverable:

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 13c. | Monthly NDA Status Report | A079 |

### Packaging, Packing and Shipping Instructions.

Packaging and marking of all deliverables shall be IAW best commercial practice necessary to ensure safe and timely delivery IAW applicable security requirements.  All Offeror performance data and correspondence submitted to the Contracting Officer or COR shall reference the contract number, TO number, and the names of the Contracting Officer and the COR.  All deliverables shall be delivered in electronic media that is compatible with DISA’s local area network tools.  Currently, DISA is using the following software products (list is subject to change and/or upgrade) and office automation: MS Office products (O365); email; MS Project; Chrome or Edge.

### Inspection and Acceptance Criteria.

Final inspection and acceptance of all deliverables shall be performed at the place of delivery.  The Government requires a period not to exceed 30 calendar days after receipt of the final deliverable items for inspection and acceptance or rejection, unless otherwise specified.  All deliverables shall be submitted directly to the COR or his/her designated representative.  The COR will monitor the contractor’s efforts to ensure technical suitability.  If the deliverable does not meet the specified criteria, it will be returned.  After notification that the deliverable did not meet the acceptance criteria, the contractor shall re-submit the deliverable within 14 calendar days.  Upon re-submission by the contractor, the Government will apply the same acceptance criteria.  If the deliverable does not meet the acceptance criteria a second time, the Government might consider the contractor as having deficient performance with respect to the subject task.  The contractor shall permit the Contracting Officer or designated representative access at any reasonable time to all records, data, and facilities used in the performance of services.

### Property Accountability.   N/A.

### g. Transitioning.

- Transition-In (Phase In).

All key personnel/key positions must be onboard at start of the PoP.  50 percent total staffing must be complete within two weeks of the start of the PoP and 100 percent within 30 calendar days.

- Transition-Out (Phase Out).

You will need to collaborate with the MP at least 120 calendar days or sooner, prior to the end of the contract, to develop a transition-out plan IAW FAR 52.237-3.

# h. Supply Chain Risk Management (SCRM).

This contract and its associated delivery/task orders are subject to the Federal SCRM policies and regulations including DFARS 252.239-7017 Notice of Supply Chain Risk, DFARS 252.239-7018 Supply Chain Risk, DoD Instruction 5200.44 Protection of Mission Critical Functions to Achieve Trusted Systems and Networks, Section 806 of theFY2011 NDAA Requirements for Information Relating to Supply Chain Risk, and internal DISA SCRM Processes and Procedures.

The contractor shall submit a SCRM plan as part of its technical proposal that describes how the contractor will reduce and mitigate Supply Chain Risk using the security controls outlined below (further described in CNSSI 1253, Appendix D and NIST SP 800-53), as applicable to your contract.

| Control Number | Control Name Control Enhancement Name |
| --- | --- |
| CM-4 | Impact Analysis |
| IR-4(10) | Incident Handling/Supply Chain Coordination |
| IR-6(3) | Incident Reporting/Supply Chain Coordination |
| MA-6 | Timely Maintenance |
| PE-3(5) | Physical Access Control/Tamper Protection |
| PL-8(2) | Security and Privacy Architectures/Supplier Diversity |
| PM-16 | Threat Awareness Program |
| RA-9 | Criticality Analysis |
| RA-3(1) | Risk Assessment/Supply Chain Risk Assessment |
| RA-3(2) | Risk Assessment/Use of All-source Intelligence |
| SA-11 | Developer Testing and Evaluation |
| SA-5 | System Documentation |
| SA-9(3) | External System Services/Establish and Maintain Trust Relationship with Providers |
| SI-7 | Software, Firmware, and Information Integrity |
| SR-11(2) | Component Authenticity/Configuration Control for Component Service and Repair |
| SR-11(3) | Component Authenticity/Anti-Counterfeit Scanning |
| SR-12 | Component Disposal |
| SR-2(1) | Supply Chain Risk Management Plan/Establish SCRM team |
| SR-3(1) | Supply Chain Controls and Processes/Diverse Supply Base |
| SR-3(2) | Supply Chain Controls and Processes/Limitation of harm |
| SR-3(3) | Supply Chain Controls and Processes/Sub-Tier Flow Down |
| SR-4(1) | Provenance/Identity |
| SR-4(2) | Provenance/Track and Trace |
| SR-4(3) | Provenance/Validate as Genuine and not Altered |
| SR-4(4) | Provenance/Supply Chain Integrity — Pedigree |
| SR-5 | Acquisition Strategies, Tools, and Methods |
| SR-5(1) | Acquisition Strategies, Tools, and Methods/Adequate Supply |
| SR-5(2) | Acquisition Strategies, Tools, and Methods/Assessments prior to Selection, Acceptance, Modification, or Update |
| SR-6 | Supplier Assessments and Reviews |
| SR-6(1) | Supplier Assessments and Reviews/Testing and Analysis |
| SR-7 | Supply Chain Operations Security |
| SR-8 | Notification Agreements |
| SR-9(1) | Tamper Resistance and Detection/Multiple Stages of System Development Life Cycle |

## DELIVERABLES:

SUPPLY CHAIN RISK MANAGEMENT PLAN UPDATE: The contractor shall provide an updated SCRM Plan to the COR and PM within five business days whenever there is a change that affects one or more security controls as described in the Committee on National Security Systems Instructions (CNSSI) 1253 Appendix D (companion publication to NIST SP).   At a minimum, the following events will require a SCRM Update:  changes in company ownership, changes in senior company leadership, supplier changes, subcontractor changes, and Information and Communications Technology (ICT) supply chain compromises.

### i. Training.  Contractor employees may be required to take periodic mandatory training courses provided through the agency, such as records management training, CUI training, and other training required by statute, regulation, DoD, or DISA policy. No other training of contractor personnel shall be provided by the Government unless authorized by the Contracting Officer.

Deliverable:

| PWS Task# | Deliverable Title | CDRL # |
| --- | --- | --- |
| 13h | SCRM Plan | A080 |

### 14. Section 508 Accessibility Standards.

E205.1 General.  Electronic content shall comply with E205.

E205.2 Public Facing.  Electronic content that is public facing shall conform to the accessibility requirements specified in E205.4.

E205.3 Agency Official Communication.  Electronic content that is not public facing shall conform to the accessibility requirements specified in E205.4 when such content constitutes official business and is communicated by an agency through one or more of the following:

A. An emergency notification;

B. An initial or final decision adjudicating an administrative claim or proceeding;

C. An internal or external program or policy announcement;

D. A notice of benefits, program eligibility, employment opportunity, or personnel action;

E. A formal acknowledgement of receipt;

F. A survey questionnaire;

G. A template or form;

H. Educational or training materials; or

I. Intranet content designed as a Web page.

E205.4 Accessibility Standard (WCAG 2.0).  Electronic content shall conform to Level A and Level AA Success Criteria and Conformance Requirements in WCAG 2.0 (Incorporated by reference, see 702.10.1).

E206 Hardware

E206.1 General.  Where components of ICT are hardware and transmit information or have a UI, such components shall conform to the requirements in Chapter 4.

E208 Support Documentation and Services

E208.1 General.  Where an agency provides support documentation or services for ICT, such documentation and services shall conform to the requirements in Chapter 6.

E301 General

E301.1 Scope.  The requirements of Chapter 3 shall apply to ICT where required by 508 Chapter 2 (Scoping Requirements), 255 Chapter 2 (Scoping Requirements), and where otherwise referenced in any other chapter of the Revised 508 Standards or Revised 255 Guidelines.

E302 Functional Performance Criteria

302.1 Without Vision.  Where a visual mode of operation is provided, ICT shall provide at least one mode of operation that does not require user vision.

302.2 With Limited Vision.  Where a visual mode of operation is provided, ICT shall provide at least one mode of operation that enables users to make use of limited vision.

302.3 Without Perception of Color.  Where a visual mode of operation is provided, ICT shall provide at least one visual mode of operation that does not require user perception of color.

302.4 Without Hearing.  Where an audible mode of operation is provided, ICT shall provide at least one mode of operation that does not require user hearing.

302.5 With Limited Hearing.  Where an audible mode of operation is provided, ICT shall provide at least one mode of operation that enables users to make use of limited hearing.

302.6 Without Speech.  Where speech is used for input, control, or operation, ICT shall provide at least one mode of operation that does not require user speech.

302.7 With Limited Manipulation.  Where a manual mode of operation is provided, ICT shall provide at least one mode of operation that does not require fine motor control or simultaneous manual Ops.

302.8 With Limited Reach and Strength.  Where a manual mode of operation is provided, ICT shall provide at least one mode of operation that is operable with limited reach and limited strength.

302.9 With Limited Language, Cognitive, and Learning Abilities. ICT shall provide features making its use by individuals with limited cognitive, language, and learning abilities simpler and easier.

503 Applications

503.1 General.  Applications shall conform to 503.

602 Support Documentation

602.1 General.  Documentation that supports the use of ICT shall conform to 602.

602.2 Accessibility and Compatibility Features. Documentation shall list and explain how to use the accessibility and compatibility features required by Chapters 4 and 5. Documentation shall include accessibility features that are built-in and accessibility features that provide compatibility with assistive technology.

602.3 Electronic Support Documentation.  Documentation in electronic format, including Web-based self-service support, shall conform to Level A and Level AA Success Criteria and Conformance Requirements in WCAG 2.0 (incorporated by reference, see 702.10.1).

602.4 Alternate Formats for Non-Electronic Support Documentation.  Where support documentation is only provided in non-electronic formats, alternate formats usable by individuals with disabilities shall be provided upon request.

603 Support Services

603.1 General.  ICT support services including, but not limited to, help desks, call centers, training services, and automated self-service technical support, shall conform to 603.

603.2 Information on Accessibility and Compatibility Features.  ICT support services shall include information on the accessibility and compatibility features required by 602.2.

603.3 Accommodation of Communication Needs.  Support services shall be provided directly to the user or through a referral to a POC. Such ICT support services shall accommodate the communication needs of individuals with disabilities.

15. Cybersecurity Maturity Model Certification (CMMC)

This contract and its associated delivery/task orders are subject to the Federal CMMC policies and regulations including DFARS 204.75 Cybersecurity Maturity Model Certification, DFARS 252.204-7021 Contractor Compliance with the Cybersecurity Maturity Model Certification Level Requirements, and 32 CFR §170, Cybersecurity Maturity Model Certification (CMMC) Program. The CMMC Program is designed to ensure implementation of cybersecurity practices for defense contractors and to provide DoD with increased assurance that Federal Contract Information (FCI) and CUI will be adequately safeguarded when residing on or transiting contractor ISs.

The PMO/COR has determined that CMMC Level 2 (Self) is required for this task order. IAW CMMC policy codified at 32 CFR §170, Contractor compliance with CMMC Level 2 (Self) must be met at time of award, and continued compliance with the requirements of 32 CFR §170 is necessary for the life of the contract.