SOURCES SOUGHT (MARKET SURVEY)

St. Croix National Scenic Riverway Repair and Maintain Marshland District

Maintenance Shop Complex Facilities

(Reference 140P6326B0005)

The National Park Service (NPS) is conducting a market survey to determine the interest and capability of contractors for a possible upcoming project.  All costs associated with providing information in response to this market survey shall be the responsibility of the firm.  Any information submitted is voluntary.  The Contracting Officer will make an acquisition strategy determination based on the results of this market survey.

Project Location:  St. Croix National Scenic Riverway, 15975 State Highway 70, Pine City MN 55063

We anticipate that work will begin in July/August.  Anticipated period of performance of 90 calendar days contingent on issuance of Notice to Proceed.

Work consists of:

This project involves exterior/interior repairs to five buildings and the surrounding chain link fence at a federal facility. All five buildings will have their exteriors cleaned, prepped, and painted light grey (first time since 2009), per MPI Repainting Manual standards.

### 1. Main Shop

- Electrical: Replace 200A Cutler Hammer main panel and 100A subpanel (20-space, bolt-on). Match existing branch circuits, reinstall grounding per 2026 NEC, verify utility fault current for AIC rating. Add new branch circuit for gate opener.

- Lighting: Replace 6 high-bay overhead LED lights (4000K) with proper conduit/wiring boxes to conceal wiring per code.

- Heating: Replace one 75,000 BTU Reznor radiant tube shop heater, vented through wall per manufacturer specs.

- Painting: ~2,900 sq ft exterior walls and trim.

### 2. Wood Shop

- Doors: Replace two 36" x 84" insulated metal service doors/frames/hardware (specific hinges, storeroom lockset, closer withhold-open, threshold, gasketing, sweeps, etc.). Doors swing in egress direction.

- Lighting: Replace 8 high-bay overhead LED lights (4000K) with proper conduit/wiring boxes.

- Garage Door: Replace one 10' x 10' insulated overhead garage door, rails, and motor

- Heating: Replace one 75,000 BTU Reznor radiant tube shop heater.

- Painting: ~1,650 sq ft exterior walls and trim.

### 3. Small Storage Building

- Painting only: ~400 sq ft exterior walls and trim (light grey).

### 4. Large Pole Building

- Doors: Replace two 32" x 84" insulated metal service doors/frames/hardware (same hardware schedule as Wood Shop).

- Garage Doors: Replace three 10' x 10' uninsulated overhead garage doors, rails, and motors

- Painting: ~1,800 sq ft exterior walls and trim.

### 5. Gas Shed

- Roof: Replace 16' of clear ridge cap.

- Doors: Replace one 72" x 84" insulated double metal service door set/frames/hardware (specific hinges, flush bolts, lockset, astragal, stops, threshold, gasketing, etc.).

- Painting: ~100 sq ft exterior walls and trim.

### 6. Chain Link Fence & Gate (approx. 400' total)

- Replace ~90' of 7' tall chain-link fence with 3-strand barbwire top (match existing 9-gauge GBW, 2" mesh, post/rail specs). Remove old fence/posts, dispose off-site, backfill holes.

- Repair ~10' section by Wood Shop to close security gap (<6" space to building).

- Replace non-operational powered gate opener (match Section 32 31 11 specs), including removal of old motor/chain/sensors/keypad. Provide new electrical service from the new 100A panel in Main Shop (~90' run) in approved raceway/conduit (meet NEC cover requirements, Schedule 80 above grade, duct seal ends).

Additional Requirements:

- All electrical work must comply with 2026 National Electric Code.

- Third-party state-licensed electrical inspection required prior to final inspection (no local permits needed on federal land).

This market research is being conducted to acquire additional information about potential contractors that may be interested in performing this work.  This is not an invitation for bid (IFB) or request for proposal (RFP) and does not constitute any commitment by the Government to issue any solicitation.  All interested firms must respond to future solicitation announcements separately from responses to this market survey.   Any solicitation that may be issued will be posted on SAM.gov.

The NAICS code for this project is 236220, Commercial and Institutional Building Construction. The small business size standard is $45 million.

Contractor must be registered as a small business under the listed socio-economic categories in SAM (System for Award Management) under NAICS code 236220 to be considered/confirmed.

Interested contractors should also consider their construction bonding capacities when responding.

This project will include all mobilization, work, labor, and materials to complete this work to include Prime/Subcontracting oversight.  All specifications documents/drawings will be provided if/when the government proceeds with a formal solicitation.

Interested firms must submit the following information:

| Name of Firm |  |
| --- | --- |
| Address |  |
| Phone Number |  |
| Email Address |  |
| UEI Number |  |

Size status/SBA certifications.  Mark all that apply.  See FAR Part 19, Small Business Programs.

☐ Small Business (meets size standard for NAICS)

☐ Women Owned Small Business (WOSB)

☐ Economically Disadvantaged Women Owned Small Business (EDWOSB)

☐ HUBZone

☐ Service-Disabled Veteran Owned Small Business (SDVOSB)

☐ Indian Small Business Economic Enterprise (ISBEE)

☐ Other (specify) _________________

Capability statement - A summary (brief) of capabilities: Contractor may reply below and/or provide attachments.

This section or the attachments MUST INCLUDE: - Bonding Limits - Brief explanation of your company’s ability/capabilities to perform the work outlined above.

All responses must be submitted via email not later than 1200 MDT, April 16, 2026.  Email address:   joan_brzezinski@ios.doi.gov.  Include the reference number (140P6326B0005) in the subject line.