# Data Requirements List (DD 1423s)

for the

United States Navy

P-8A Poseidon Training Systems

P-8A Tech Refresh Operational Flight Trainer (OFT) Projectors

EXHIBIT A, B, C, D, E

XX XXX 2026

DISTRIBUTION STATEMENT D - Distribution authorized to the Department of Defense and U.S. DoD Contractors only for controlled technical information 29 August 2025.  Other requests for this document shall be referred to Commanding Officer, Naval Air Systems Command, (PMA290), 47123 Buse Road, Patuxent River, MD 20670

WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.) or the Export Control Reform Act of 2018 (Title 50, U.S.C., Chapter 58, Sec. 4801-4852).  Violations of these export laws are subject to severe criminal penalties.  Disseminate in accordance with provisions of DoD Directive 5230.25.

DESTRUCTION NOTICE - For unclassified, limited distribution documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document.

1423 Block G Signatures

Prepared By:

______________________________________________________________    See Digital Signature

Lorme Jourdan, P-8A Lead Test Engineer, (407) 380-8349 				Date

______________________________________________________________    See Digital Signature

Benjamin Hove, P-8A TS Lead Systems Engineer, (407) 381-4859   		Date

______________________________________________________________    See Digital Signature

Carlos Barrios, P-8A TS Lead Software Engineer						Date

______________________________________________________________    See Digital Signature

Scott Turner, P-8A TS Lead RAAF Systems Engineer, (407) 451-8040		Date

______________________________________________________________    See Digital Signature

Jennifer Mcpeak, P-8A TS Logistics Management Specialist				Date

______________________________________________________________    See Digital Signature

Angel Gutierrez, P-8A TS Logistics Manager, (407) 380-4632				Date

______________________________________________________________    See Digital Signature

Ricky Pender, P-8A TS Tech Data Lead, (407) 380-4206				Date

______________________________________________________________    See Digital Signature

Henry Truong, P-8A TS Facility Engineer, (407) 380-4301				Date

______________________________________________________________    See Digital Signature

Bryan Walsh,  P-8A RAAF Training IPTL, (407)381-8654				Date

1423 Block I Signatures

Approved By

______________________________________________________________    See Digital Signature

Valerio Sánchez, P-8A TS Program Manager, (407) 380-4029			Date

| Rev | Date | Reference | Description of Changes |
| --- | --- | --- | --- |

CDRL LISTS

| Tech Refresh |  |
| --- | --- |
| DIN | TITLE |
| AA01 | Acceptance Test Procedure (ATP) |
| AA02 | Software Product Package (SPP) |
| AA03 | Product Engineering Design Data and Associated Lists (PEDDAL) |
| AA04 | Requirements Traceability Verification Matrix (RTVM) |
| AA05 | Acceptance Test / Inspection Report (TIR) |
| AA06 | Authority To Operate (ATO) Package |
| AA07 | Engineering Change Proposal (ECP) |
| AB01 | RAAF Assess and Authorize Plan |
| BA01 | Conferences and Reviews Presentation Material |
| BA02 | Contractor’s Progress and Status Report |
| BB01 | RAAF Software Product Package (SPP) |
| BB02 | RAAF Product Engineering Design Data and Associated Lists (PEDDAL) |
| CA01 | Bill Of Materials (BOM) For Logistics And Supply Chain Risk Management |
| CB01 | RAAF Bill Of Materials (BOM) For Logistics And Supply Chain Risk Management |
| DA01 | Trainer Facility Report (TFR) |
| DA02 | Aircrew Configuration Audit Summary (CAS) Report |
| DA03 | Aircrew Training Device Inventory Checklist/Record (TD ICL/R) |
| DB01 | RAAF Trainer Facility Report (TFR) |
| DB02 | RAAF Configuration Audit Summary (CAS) Report |
| DB03 | RAAF Training Device Inventory Checklist/Record (TD ICL/R) |
| EA01 | Systems Interface Manual (SIM) |
| EA02 | Planned Maintenance System (PMS) |
| EA03 | Training System Support Document (TSSD) |
| EA04 | Commercial Off-the-Shelf (COTS) Manuals and Associated Supplemental Data |
| EB01 | RAAF Systems Interface Manual (SIM)) |
| EB02 | RAAF Planned Maintenance System (PMS) |
| EB03 | RAAF Training System Support Document (TSSD) |
| EB04 | RAAF Commercial Off-the-Shelf (COTS) Manuals and Associated Supplemental Data |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER NDTI |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| AA01 |  | Acceptance Test Procedure (ATP) |  |  |  |  |  |  |  |  |  | P-8 Training Devices ATP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-NDTI-80603A |  |  |  |  |  | SOW 3.3.2, 3.6.3, 3.6.13.2 |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | See Block 16 |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 8: The Government will have 15 working days for review and acceptance/rejection of the submissions. Revised contractor submittal shall be provided within 10 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 10, 12 and 13: Submissions for USN and RAAF training devices shall be delivered 10 working days prior to Test Readiness Assessment (TRA), USN Integrated Test Readiness Assessment (ITRA), and RAAF ITRA. Revisions as required. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Lorme Jourdan |  |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER IPSC |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| AA02 |  | Software Product Package (SPP) |  |  |  |  |  |  |  |  |  | P-8 Training Devices SPP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-IPSC-82090C |  |  |  |  |  | SOW 3.3.2, 3.4.1 |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 2 TIMES/R |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 2 |  | 2 |  |  |  |  |  |
| BLOCK 8: The Government will have 20 working days for review and acceptance/rejection of the submissions. Revised contractor submittal shall be provided within 20 working days after receipt of Government comments. BLOCK 9: CONTROLLED UNCLASSIFIED INFORMATION / // Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). |  |  |  |  |  |  |  |  |  |  |  |  | ISE (JAX) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | ISE (WHI) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 4 |  | 4 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Carlos Barrios |  |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| 9998 |  | A |  |  | TDP | TM | OTHER IPSC |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  | E. CONTRACT/PR NO. |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |
| 16. REMARKS (Continued) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BLOCK 12: FIRST SUBMISSION OF THE SOFTWARE MEDIA LABELS IAW SOW PARAGRAPH 3.4.3 SHALL BE DELIVERED 10 WORKING DAYS PRIOR TO START OF THE GOVERNMENT LED COLD STARTS PRIOR TO ITRA. BLOCK 13: SUBSEQUENT SUBMISSIONS SHALL BE DELIVERED 5 WORKING DAYS PRIOR TO THE GOVERNMENT LED COLD STARTS PRIOR TO FIRST FOLLOW-ON ARTICLES ACCEPTANCE TEST AT THE SECOND TEST SITE. FINAL SUBMISSION SHALL BE DELIVERED 22 WORKING DAYS AFTER THE FINAL DEVICE ACCEPTANCE AT EACH SITE. BLOCK 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The Contractor shall deliver the software media to the test site prior to the start of the Government-led cold starts. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  | Previous editions MAY BE USED |  |  |  | Page | 2 | of | 2 | Pages |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP X |  | TM |  |  | OTHER |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| AA03 |  | Product Engineering Design Data and Associated Lists (PEDDAL) |  |  |  |  |  |  |  |  |  | P-8 Training Devices PEDDAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-SESS-81000F |  |  |  |  |  |  |  | SOW 3.3.2, 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3 TIMES/R |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
| Block 8: The government will have 15 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 10 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / // Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. Block 12: The first submission shall be due 10 working days prior to Critical Design Technical Interchange Meeting (TIM) event. Revisions as necessary due to any approved baseline changes Block 13: The second submission shall be due no later than 10 working days prior PCA event. The final submission shall be due no later than 20 working days after PCA event and shall incorporate all DRs previously identified by the USG. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | ISE (JAX) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | ISE (WHI) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 3 |  | 3 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Benjamin Hove |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| A. CONTRACT NO. | B. EXHIBIT/ATTACHMENT NO. A |  |  |  | C. CLIN |  |  | D. CDRL DATA ITEM NO. AA03 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. TDP Level (X and complete as applicable.) |  |  |  |  |  |  |  |  |  |
| A. CONCEPTUAL LEVEL DEVELOPMENTAL LEVEL PRODUCTION LEVEL |  |  | B. REMARKS: |  |  |  |  |  |  |
| 2. TYPE AND FORMAT (X all that apply and complete as applicable) |  |  |  |  |  |  |  |  |  |
| A. TYPE 2D: 2D DRAWINGS TYPE 3D: 3D MODEL ONLY TYPE 3D: 3D MODELS WITH ASSOCIATED 2D DRAWINGS |  |  | B. NATIVE CAD (SPECIFY TYPE) ____Original format used to create drawing (.DWG) ISO 10303 STEP FORMAT (Specify STEP PROTOCOL AP203, AP 214 etc.) _________________________________________________________________ ISO32000 PORTABLE DOCUMENT FORMAT: IAW ATTACTMENT 4, ENCLOSURE (2) OTHER ELECTRONIC FORMAT (SPECIFY TYPE) ________________Portable Document Format (PDF) _____________________________ HARDCOPY: (on SITE) REMARKS: _11 X 17_______________________________________________________________ |  |  |  |  |  |  |
| 3. CAGE Code AND DOCUMENT NUMBERS |  |  | A. CONTRACTOR CAGE AND DOCUMENT NUMBERS GOVERNMENT CAGE (COMPLETE 3B & 3C OR 3D) |  |  |  |  |  | D. To Be Assigned By: |
| B. USE CAGE CODE: |  |  | C. USE DOCUMENT NUMBERS: |  |  |  |  |  |  |
| 4. DRAWING FORMATS (X one and complete as applicable) |  |  |  |  |  |  |  |  |  |
| CONTRACTOR FORMAT. GOVERNMENT FORMAT. REMARKS: IAW ASME Y14.100 and Y14.1 |  |  |  |  |  |  |  |  |  |
| 5. TDP ELEMENTS REQUIRED (X all that apply) |  |  |  |  |  |  |  |  |  |
| ELEMENTS REQUIRED TO BE DETERMINED BY CONTRACTOR-OR THE FOLLOWING ARE REQUIRED: CONCEPTUAL DRAWINGS/MODELS AND ASSOCIATED LISTS DEVELOPMENTAL DESIGN DRAWINGS/MODELS AND ASSOCIATED LISTS PRODUCT DRAWINGS/MODELS AND ASSOCIATED LIST COMMERCIAL DRAWINGS/MODELS AND ASSOCIATED LIST QUALITY ASSURANCE PROVISIONS SPECIAL INSPECTION EQUIPMENT (SIE) DRAWINGS/MODELS AND ASSOCIATED LISTS SPECIFICATIONS SOFTWARE DOCUMENTATION SPECIAL PACKAGING INSTRUCTIONS (SPI) DRAWINGS/MODELS AND ASSOCIATED LIST |  |  |  |  |  |  |  |  |  |
| 6. ASSOCIATED LISTS (X and complete as applicable) |  |  |  |  |  |  |  |  |  |
| A. PARTS LIST (X ONE) |  |  |  | (1) INTEGRAL |  | (2) SEPARATE |  |  |  |
| B. DATA LIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| C. INDEX LIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| D. WIRINGLIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| E. INDENTURE DATA LIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| F. APPLICATION LISTS (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| 7. APPLICABILITY OF STANDARDS. The following Standards apply: (X as applicable) |  |  |  |  |  |  |  |  |  |
| ASME Y14.100 ENGINEERING DRAWING PRACTICES WITH APPENDICES B C D E |  | ASME Y14.24 TYPES AND APPLICATIONS OF ENGINEERING DRAWINGS ASME Y14.34 ASSOCIATED LIST ASME Y14.35 REVISION OF ENGINEERING DRAWINGS AND ASSOCIATED LIST ASME Y14.41 DIGITAL PRODUCT DATA PRACTICES ASME Y14.5 DIMENSIONING AND TOLERANCES |  |  |  |  | OTHER STANDARDS APPLY AS DESCRIBED: COMPANY STANDARDS PERMITTED: YES NO |  |  |
| 8. OTHER TAILORING |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER IPSC |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| AA04 |  | Requirements Traceability Verification Matrix (RTVM) |  |  |  |  |  |  |  |  |  | P-8 Training Devices RTVM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-MGMT-82133A |  |  |  |  |  |  |  | SOW 3.3.2, 3.3.3 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 2 TIMES/R |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 4: Section 3.2.6, 3.2.7, 3.2.8, 3.2.9, 3.2.9, 3.2.10, 3.2.11, 3.2.17, 3.2.18 of DI-MGMT-82133A shall not apply. Block 8: The Government will have 15 working days for review and acceptance/rejection of each submission. Revised contractor submittal shall be provided within 10 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 12: First submission shall be due 10 working days prior to the System Requirements TIM. Block 13: Subsequent submissions shall be due 10 working days prior the Critical Design TIM. Revisions as necessary due to any approved baseline changes. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Benjamin Hove |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER NDTI |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| AA05 |  | Acceptance Test / Inspection Report (TIR) |  |  |  |  |  |  |  |  |  | P-8 Training Devices TIR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-NDTI-80809B |  |  |  |  |  |  |  | SOW 3.6.13.8 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | See Block 16 |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 8: The Government will have 15 working days for review and acceptance/rejection of the submissions. Revised contractor submittal shall be provided within 5 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 10, 12 and 13: Submissions for USN and RAAF shall be delivered 10 working days after DT-C1 and IT-C1, and RAAF OSIV. As run ATPs shall be delivered 10 working days prior USN TRA, ITRA, and RAAF ITRA. Revisions as required. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Lorme Jourdan |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER MGMT |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| AA06 |  | Authority To Operate (ATO) Package |  |  |  |  |  |  |  |  |  | P-8 Training Devices ATO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-MGMT-82001A |  |  |  |  |  |  |  | SOW 3.1.2, 3.1.2.1, 3.1.2.2, 3.1.2.3 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | See Block 16 |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
| Block 4: Paragraph 3.1.8, 3.1.14, 3.1.17, and 3.1.18 of DI-MGMT-82001A shall not apply. Requirements: See DI-MGMT-82001A, DOD Risk Management Framework (RMF) Package Deliverable This CDRL does not support the RAAF effort. Block 8: The Government will have 20 working days for review and acceptance/rejection of each submission. Revised contractor submittal shall be provided within 20 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. The Assess and Authorize Package deliverables, as detailed in DoDI 8510.01 shall consist of the elements contained in the “Complete A & A Package Template” as listed below: - Components - Configurations - Network Diagrams - Hardware Lists - Software Lists - Validation Report including scan and test reports - Checklist & SRGs - Plan of Action and Milestones (POA&M) - ACAS Scan (Summary Reports(PDF), Detailed Vulnerability report, and Nessus Files) - SCAP data files (xccdf.xml), or eval stig data files - Applicable Security Technical Implementation Guide Checklist/SRG results - Any additional artifacts as required (see DoDI 8510.01) and Navy Security Control Assessor (SCA) M. Risk Management Framework (RMF) and Risk Assessment Guide (RAG). Note: Assess and Authorize Package templates will be made available upon request from P-8A ISSO. B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | ISE (JAX) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | ISE (WHI) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 2 |  | 4 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Matthew Manning |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| 9998 |  | A |  |  | TDP | TM | OTHER MGMT |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  | E. CONTRACT/PR NO. |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |
| 16. REMARKS (Continued) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Block, 12 & 13: Submission shall be in accordance with the following: ATO PACKAGE ELEMENTS; DATE DUE. Required Security Scans and STIGs; D1 5 working days prior to TRA D2 5 working days prior to ITRA. Assess and Authorize (A&A) Artifacts; D1 5 working days prior to TRA D2 5 working days prior to ITRA. CMMC Level 2 certification; As requested. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to recipients of Block 14.The contractor shall provide the final submission in the modifiable file source version (Microsoft office suite extension format e.g. docx, .xlsx, .pptx). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |
| DD FORM 1423-1, FEB 2001 |  |  | Previous editions MAY BE USED |  |  |  | Page | 2 | of | 2 | Pages |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | A |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER SESS |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |
| AA07 |  | Engineering Change Proposal (ECP) |  |  |  |  |  |  |  |  |  | P-8 Training Devices ECP |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |
| DI-SESS-80639E |  |  |  |  |  |  |  | SOW 3.1.1.5 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  | REQUIRED |  | ASREQ |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |
| N/A |  |  |  |  |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |
| Block 4: Contractor Format Acceptable. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 12 &13: Submissions shall be due as required. The Government will have 20 working days for review and acceptance/rejection of each submission. Acceptance of this CDRL does not constitute Government agreement to proposed changes. Only by discretion of the Procuring Contracting Officer can changes be made. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |
| Benjamin Hove |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

18. ESTIMATED TOTAL PRICE

17. PRICE GROUP

| CONTRACT DATA REQUIREMENTS LIST (1 Data Item) |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services and Communications Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. SEE BLK 16 |  | B. EXHIBIT A |  |  | C. CATEGORY: MGMT TDP TM OTHER |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM A&A RAAF OFT Projector upgrade |  |  | E. CONTRACT/PR NO. TBD |  |  |  | F. CONTRACTOR Company |  |  |  |  |  |
| 1. DATA ITEM NO. AB01 | 2. TITLE OF DATA ITEM RAAF Assess and Authorize Plan |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) DI-MGMT-82001A |  |  | 5. CONTRACT REFERENCE SOW 3.1.3.1, 3.1.3.2, 3.1.3.3, 3.2.3.4 |  |  |  |  | 6. REQUIRING OFFICE PMA-290 |  |  |  |  |
| 7. DD 250 REQ DD | 9. DIST STATEMENT REQUIRED D | 10. FREQUENCY SEE BLK 16 |  |  | 12. DATE OF FIRST SUBMISSION SEE BLK 16 |  |  | 14. DISTRIBUTION |  |  |  |  |
|  |  |  |  |  |  |  |  | a. ADDRESSEE | b. COPIES |  |  |
| 8. APP CODE A |  | 11. AS OF DATE N/A |  |  | 13. DATE OF SUBSEQUENT SUBMISSION SEE BLK 16 |  |  |  | Draft | Final |  |
|  |  |  |  |  |  |  |  |  |  | Reg | Repro |
| 16. REMARKS Block 8: The Government will have 30 calendar days for review and acceptance/rejection of each submission. Revised contractor submittal shall be provided within 30 calendar days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (10 Oct 2023). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. The Assess and Authorize Package deliverables, as detailed in DoDI 8510.01 shall consist of the elements contained in the “Complete A & A Package Template” as listed below: - Components - Configurations - Network Diagrams - Hardware Lists - Software Lists - Validation Report including scan and test reports - Checklist & SRGs - Plan of Action and Milestones (POA&M) - ACAS Scan (Summary Reports(PDF), Detailed Vulnerability report, and Nessus Files) - SCAP data files (xccdf.xml), or eval stig data files - Applicable Security Technical Implementation Guide Checklist/SRG results - Any additional artifacts as required (see DoDI 8510.01) and Navy Security Control Assessor (SCA) Risk Management Framework (RMF) and Risk Assessment Guide (RAG). Note: Assess and Authorize Package templates will be made available upon request from P-8A ISSO. Block, 12 & 13: Submission shall be in accordance with the following: Assess and Authorize (A&A) Artifacts D1 5 days prior to TRA D2 5 days prior to ITRA CMMC Level 2 certification As requested Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to recipients of Block 14.The contractor shall provide the final submission |  |  |  |  |  |  |  | NAWCTSD CYBER | 1 | 1 | 0 |
|  |  |  |  |  |  |  |  | NAWCTSD ENG | 1 | 1 | 0 |
|  |  |  |  |  |  |  |  | NAWCTSD POC | 0 | 0 | 0 |
|  |  |  |  |  |  |  |  | NAWCTSD LSE | 0 | 0 | 0 |
|  |  |  |  |  |  |  |  | NAWCTSD MPRA | 0 | 0 | 0 |
|  |  |  |  |  |  |  |  | SEE BLK 16 | 0 | 0 | 0 |
|  |  |  |  |  |  |  |  |  | 0 |  | 0 |
|  |  |  |  |  |  |  |  | 15. TOTAL | 2 | 2 | 0 |
| G. PREPARED BY Edison Martinez |  |  |  | H. DATE See Signature Page |  | I. APPROVED BY Valerio Sánchez |  |  | J. DATE See Signature Page |  |  |  |

DD FORM 1423-1, FEB 2001		PREVIOUS EDITION MAY BE USED

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | B |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER ADMN |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |
| BA01 |  | Conferences and Reviews Presentation Material |  |  |  |  |  |  |  |  |  | P-8 Training Devices Conferences and Reviews Presentation Material |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |
| DI-ADMN-81373 |  |  |  |  |  |  |  | SOW 3.5, 3.5.3.1, 3.5.4.1, 3.5.5.1, 3.5.7.1 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | See Block 16 |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |
| Block 4: Content shall be as defined in DI-ADMN-81373 .The deliverable shall contain a record of changes. Contractor format is acceptable. Block 8: The Government will have 5 working days for review and acceptance/rejection of the submissions. Revised contractor submittal shall be provided within 5 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block10, 12 & 13: Submissions for USN and RAAF Training systems shall be delivered 5 working days prior to Post Award Conference (PAC), System Requirements TIM, Critical Design (TIM), Test Readiness Assessment (TRA), USN Integrated Test Readiness Assessment (ITRA), and RAAF ITRA. Corrections to the presentation materials resulting from the Conferences and Reviews discussions and action items shall be delivered 10 working days after each Conference and Review. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |
| Benjamin Hove |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | B |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER MGMT |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |
| BA02 |  | Contractor’s Progress and Status Report |  |  |  |  |  |  |  |  |  | P-8 Training Devices Contractor’s Progress and Status Report |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |
| DI-MGMT-81928 |  |  |  |  |  |  |  | SOW 3.1.1.1 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | MTHLY |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |
| Block 4: Contractor’s format is acceptable. Exceptions to DID include paragraphs 1, 2.3, 2.6 and 2.7. In Paragraph 2.4, the contractor’s report shall contain cost curves showing actual and projected conditions throughout the contract and any cost incurred for the reporting period and total contractual expenditures as of the reporting date. In the DID’s second Paragraph 2.5 (Financial/Labor Data), sub-paragraph “e” (Actual) shall be reported by Labor Category. Block 8: The Government will have 10 working days for review and acceptance/rejection of the submissions. Revised contractor submittal shall be provided within 10 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 12 & 13: First submission shall be delivered 20 working days after contract award. All subsequent submissions shall be delivered on the 15th of every month through the end of the contract. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |
| Benjamin Hove |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | B |  |  |  |  |  | TDP |  | TM |  |  | OTHER IPSC |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |
| BB01 |  | RAAF Software Product Package (SPP) |  |  |  |  |  |  |  |  | RAAF P-8 Training Devices SPP |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |
| DI-IPSC-82090C |  |  |  |  | SOW 3.3.2, 3.4.1 |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 2 TIMES/R |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |
| A |  |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |
| BLOCK 8: THE GOVERNMENT WILL HAVE 20 WORKING DAYS FOR REVIEW AND ACCEPTANCE/REJECTION OF THE SUBMISSIONS. REVISED CONTRACTOR SUBMITTAL SHALL BE PROVIDED WITHIN 20 WORKING DAYS AFTER RECEIPT OF GOVERNMENT COMMENTS. BLOCK 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// // Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. CONDITIONS FOR FOREIGN USE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLOCK 12: FIRST SUBMISSION OF THE SOFTWARE MEDIA LABELS IAW SOW PARAGRAPH 3.4.3 SHALL BE DELIVERED 10 WORKING DAYS PRIOR TO THE START OF THE GOVERNMENT LED COLD STARTS PRIOR TO RAAF ITRA. |  |  |  |  |  |  |  |  |  |  |  | ISE (EDN) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | See block 16 |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 2 |  | 2 |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |
| Carlos Barrios |  |  |  |  |  |  | See Signature Page |  |  | Bryan Walsh |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A. CONTRACT LINE ITEM NO. |  | B. EXHIBIT |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |
| 9999 |  | B |  |  | TDP | TM | OTHER IPSC |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  | E. CONTRACT/PR NO. |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |
| 16. REMARKS (Continued) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BLOCK 13: SUBMISSION SHALL BE DELIVERED 5 WORKING DAYS PRIOR TO START OF THE GOVERNMENT LED COLD STARTS PRIOR TO RAAF ITRA. FINAL SUBMISSION SHALL BE DELIVERED 10 WORKING DAYS AFTER DEVICE ACCEPTANCE. BLOCK 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The Contractor shall deliver the software media to the test site prior to the start of Government-led cold starts.The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  | Previous editions MAY BE USED |  |  |  | Page | 2 | of | 2 | Pages |  |  |  |  |

Software Export Approval Worksheet

For Software being delivered to Contractor for Integration prior to Export to Australia AND for Software being delivered from Contractor for USN to integrate prior to Export

- Shipper POC (person responsible for filling out this worksheet):

- Software Disk Title: (Must include all identifiers - Disk version #'s, Copy #s and Quantities of each disks, Add separate sheet if needed)

Example

| Disk Title | Version# | Copy # | Class/Unclass | Quantity |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

- Description of the content on the CD: (3-5 sentence explanation):

- Need Date

- Contract Number/Delivery Order Number:

- GFI Number (If a GFI# does not exist, the PMA-290 GFI manager must assign one):

- End Destination & End User (Address & Name):

- Software Classification:

- Has there been an internal review for export?  By who and what authority?

  - Industry TAA #

  - USG FDO or DDA

- Are the distribution markings correct: (“REL TO” should be applied only AFTER export review.)

- Was this data previously approved for Export: (Y/N) (If yes, provide past approval documentation from PMA-290 JPO or USG FDO or other DDA):

- Is the data 3rd party? Non-GFI, Copyright or End Use License Agreement controlled? :

  - If yes, provide evidence of permission the US Govt. is authorized to transfer data to AUS.

- Technical description of request: (Describe what capabilities this request is associated with. Does this software include updates/changes that exceed previous approvals, such as new capabilities or an increase in performance?  Does this request include LO/CLO or CPI?)

- Points of contact for technical questions and/or to perform potential sanitization requirements: (Name/Phone Number):

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | B |  |  |  |  |  |  | TDP X |  | TM |  |  | OTHER |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| BB02 |  | RAAF Product Engineering Design Data and Associated Lists (PEDDAL) |  |  |  |  |  |  |  |  |  | RAAF P-8 Training Devices PEDDAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-SESS-81000F |  |  |  |  |  |  |  | SOW 3.3.2, 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3 TIMES/R |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
| Block 8: The government shall have 15 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 10 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 12: The first submission shall be due 10 working days prior to Critical Design Technical Interchange Meeting (TIM) event. Revisions as necessary due to any approved baseline changes Block 13: The second submission shall be due no later than 10 working days prior PCA event. The final submission shall be due no later than 20 working days after PCA event and shall incorporate all DRs previously identified by the USG. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 2 |  | 2 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Ben Hove |  |  |  |  |  |  | See Signature Page |  |  |  | Bryan Walsh |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| A. CONTRACT NO. | B. EXHIBIT/ATTACHMENT NO. BB |  |  |  | C. CLIN |  |  | D. CDRL DATA ITEM NO. |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. TDP Level (X and complete as applicable.) |  |  |  |  |  |  |  |  |  |
| A. CONCEPTUAL LEVEL DEVELOPMENTAL LEVEL PRODUCTION LEVEL |  |  | B. REMARKS: |  |  |  |  |  |  |
| 2. TYPE AND FORMAT (X all that apply and complete as applicable) |  |  |  |  |  |  |  |  |  |
| A. TYPE 2D: 2D DRAWINGS TYPE 3D: 3D MODEL ONLY TYPE 3D: 3D MODELS WITH ASSOCIATED 2D DRAWINGS |  |  | B. NATIVE CAD (SPECIFY TYPE) ____ Original format used to create drawing (.DWG) ISO 10303 STEP FORMAT (Specify STEP PROTOCOL AP203, AP 214 etc.) _________________________________________________________________ ISO32000 PORTABLE DOCUMENT FORMAT: IAW ATTACTMENT 4, ENCLOSURE (2) OTHER ELECTRONIC FORMAT (SPECIFY TYPE) _____________ Portable Document Format (PDF)______________________________________ HARDCOPY: NAWCTSD REMARKS: _11 X 17_______________________________________________________________ |  |  |  |  |  |  |
| 3. CAGE Code AND DOCUMENT NUMBERS |  |  | A. CONTRACTOR CAGE AND DOCUMENT NUMBERS GOVERNMENT CAGE (COMPLETE 3B & 3C OR 3D) |  |  |  |  |  | D. To Be Assigned By: |
| B. USE CAGE CODE: |  |  | C. USE DOCUMENT NUMBERS: |  |  |  |  |  |  |
| 4. DRAWING FORMATS (X one and complete as applicable) |  |  |  |  |  |  |  |  |  |
| CONTRACTOR FORMAT. GOVERNMENT FORMAT. REMARKS: IAW ASME Y14.100 and Y14.1 |  |  |  |  |  |  |  |  |  |
| 5. TDP ELEMENTS REQUIRED (X all that apply) |  |  |  |  |  |  |  |  |  |
| ELEMENTS REQUIRED TO BE DETERMINED BY CONTRACTOR-OR THE FOLLOWING ARE REQUIRED: CONCEPTUAL DRAWINGS/MODELS AND ASSOCIATED LISTS DEVELOPMENTAL DESIGN DRAWINGS/MODELS AND ASSOCIATED LISTS PRODUCT DRAWINGS/MODELS AND ASSOCIATED LIST COMMERCIAL DRAWINGS/MODELS AND ASSOCIATED LIST QUALITY ASSURANCE PROVISIONS SPECIAL INSPECTION EQUIPMENT (SIE) DRAWINGS/MODELS AND ASSOCIATED LISTS SPECIFICATIONS SOFTWARE DOCUMENTATION SPECIAL PACKAGING INSTRUCTIONS (SPI) DRAWINGS/MODELS AND ASSOCIATED LIST |  |  |  |  |  |  |  |  |  |
| 6. ASSOCIATED LISTS (X and complete as applicable) |  |  |  |  |  |  |  |  |  |
| A. PARTS LIST (X ONE) |  |  |  | (1) INTEGRAL |  | (2) SEPARATE |  |  |  |
| B. DATA LIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| C. INDEX LIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| D. WIRINGLIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| E. INDENTURE DATA LIST (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| F. APPLICATION LISTS (X ONE) |  |  |  | (1) NOT REQUIRED |  | (2) REQUIRED (SPECIFY LEVELS OF ASSEMBLY) |  |  |  |
| 7. APPLICABILITY OF STANDARDS. The following Standards apply: (X as applicable) |  |  |  |  |  |  |  |  |  |
| ASME Y14.100 ENGINEERING DRAWING PRACTICES WITH APPENDICES B C D E |  | ASME Y14.24 TYPES AND APPLICATIONS OF ENGINEERING DRAWINGS ASME Y14.34 ASSOCIATED LIST ASME Y14.35 REVISION OF ENGINEERING DRAWINGS AND ASSOCIATED LIST ASME Y14.41 DIGITAL PRODUCT DATA PRACTICES ASME Y14.5 DIMENSIONING AND TOLERANCES |  |  |  |  | OTHER STANDARDS APPLY AS DESCRIBED: COMPANY STANDARDS PERMITTED: YES NO |  |  |
| 8. OTHER TAILORING |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | C |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER PSSS |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |
| CA01 |  | Bill of Materials (BOM) for Logistics and Supply Chain Risk Management |  |  |  |  |  |  |  |  |  | P-8 Training Devices BOM |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |
| DI-PSSS-81656B |  |  |  |  |  |  |  | SOW 3.8.3 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| LT |  | REQUIRED |  | 2 Times |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |
| BLK 4: ALL ELEMENTS REQUIRED WITH THE EXCEPTION OF THE COG FIELD IN FIGURE 1 TABLE 1 AND PARAGRAPH 3 CSV MEDIA REQUIREMENT. BLK 8: GOVERNMENT WILL HAVE 20 WORKING DAYS FOR REVIEW AND ACCEPTANCE/REJECTION OF EACH SUBMISSION. THE CONTRACTOR SHALL HAVE 15 WORKING DAYS TO CORRECT AND RESUBMIT REJECTED MATERIALS. BLK 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02). DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. BLK 12: FIRST SUBMISSION SHALL BE DUE FIFTEEN (15) WORKING DAYS AFTER CRITICAL DESIGN TIM. BLK 13: SECOND (FINAL) SUBMISSION SHALL BE DUE FIFTEEN (15) WORKING DAYS PRIOR TO THE PHYSICAL CONFIGURATION AUDIT (PCA). BLK 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |
| Jennifer Mcpeak |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | C |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER PSSS |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |
| CB01 |  | RAAF Bill of Materials (BOM) for Logistics ad Supply Chain Risk Management |  |  |  |  |  |  |  |  |  | RAAF P-8 Training Devices BOM |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |
| DI-PSSS-81656B |  |  |  |  |  |  |  | SOW 3.8.3 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| LT |  | REQUIRED |  | 2 Times |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |
| BLK 4: ALL ELEMENTS REQUIRED WITH THE EXCEPTION OF THE COG FIELD IN FIGURE 1 TABLE 1 AND PARAGRAPH 3 CSV MEDIA REQUIREMENT. BLK 8: GOVERNMENT WILL HAVE 20 WORKING DAYS FOR REVIEW AND ACCEPTANCE/REJECTION OF EACH SUBMISSION. THE CONTRACTOR SHALL HAVE 15 WORKING DAYS TO CORRECT AND RESUBMIT REJECTED MATERIALS. BLK 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02). DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. BLK 12: FIRST SUBMISSION SHALL BE DUE 15 WORKING DAYS AFTER CRITICAL DESIGN TIM. BLK 13: SECOND (FINAL) SUBMISSION SHALL BE DUE 15 WORKING DAYS PRIOR TO THE PHYSICAL CONFIGURATION AUDIT. BLK 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |
| Jennifer Mcpeak |  |  |  |  |  |  | See Signature Page |  |  |  | Bryan Walsh |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | D |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER FACR |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| DA01 |  | Trainer Facilities Report (TFR) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-FACR-80966A |  |  |  |  |  |  |  | SOW 3.9 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  | REQUIRED |  | ONCE |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 8: The Government will have 15 working days for review and acceptance/rejection of each submission. Revised Contractor submittal shall be provided within 10 working days after receipt of Government comments. Block 9: DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. Block 10 and 12: Submission shall be delivered 20 working days after the trainer ready for training. Block 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (JAX) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (WHI) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 3 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Henry Truong |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | D |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER SESS |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| DA02 |  | Configuration Audit Summary (CAS) Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-SESS-81022E |  |  |  |  |  |  |  | SOW 3.7.2.2 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  | REQUIRED |  | 1 TIME/ASREQ |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 4: Contractor format is acceptable. Documents shall be created using the Microsoft Office Tools. Tailoring instructions, are specified below: The configuration audit summary report shall document approved issue/problem write-ups and assigned actions for review and validation of results. The report provides text and marked-up technical documents (e.g., specifications, engineering drawings) which identify discrepancies between the material (including software) and the requirements delineated in the applicable technical documents. The Contractor should consider using ANSI/EIA-649, AS9102, MIL-HDBK-61A, and NAVAIRINST 4355.19c as guidance for specific configuration audit report content. Block 8: The Government will have 20 working days for review and acceptance/rejection of each submission. Revised Contractor submittal shall be provided within 20 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. Block 12: Submission shall be delivered 20 working days after the Physical Configuration Audit (PCA) of each first article device at NAS JAX and NAS WHI. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD (JAX) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD (WHI) |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 3 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Angel Gutierrez |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | D |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER MISC |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| DA03 |  | Training Device Inventory Checklist/Record (TD ICL/R) |  |  |  |  |  |  |  |  |  | TD ICL/R and Inventory Shortage List (ISL) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-MISC-81191C |  |  |  |  |  |  |  | SOW 3.8.1 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  | REQUIRED |  | 2 TIMES |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
| Block 4: The Contractor shall comply with all requirements identified in DI-MISC-81191C. All submissions shall be representative of the current design. Block 8: The Government will have 20 working days to review and accept or reject each TD ICL/R. The Contractor shall have 10 working days after receipt of Government comments to resubmit the revised TD ICL/R. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. Block 12: First submission shall be due 20 working days prior to the Physical Configuration Audit (PCA). Block 13: Final submission shall be due 20 working days after PCA. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD (JAX) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD (WHI) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 3 |  | 3 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Angel Gutierrez |  |  |  |  |  |  | See Signature Page |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | D |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER FACR |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| DB01 |  | RAAF Trainer Facilities Report (TFR) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-FACR-80966A |  |  |  |  |  |  |  | SOW 3.9 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  | REQUIRED |  | ONCE |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 8: The Government will have 15 working days for review and acceptance/rejection of each submission. Revised Contractor submittal shall be provided within 10 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 10 and 12: Submission shall be delivered 20 working days after the trainer ready for training. Block 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 2 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Henry Truong |  |  |  |  |  |  | See Signature Page |  |  |  | Bryan Walsh |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | D |  |  |  |  |  |  | TDP |  | TM |  |  | OTHER SESS |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| DB02 |  | RAAF Configuration Audit Summary (CAS) Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-SESS-81022D |  |  |  |  |  |  |  | SOW 3.7.2.2, 3.8.9 |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  | REQUIRED |  | ASREQ |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| Block 4: Contractor format is acceptable. Documents shall be created using the Microsoft Office Tools. Tailoring instructions, are specified below: The configuration audit summary report shall document approved issue/problem write-ups and assigned actions for review and validation of results. The report provides text and marked-up technical documents (e.g., specifications, engineering drawings) which identify discrepancies between the material (including software) and the requirements delineated in the applicable technical documents. The Contractor should consider using ANSI/EIA-649, AS9102, MIL-HDBK-61A, and NAVAIRINST 4355.19c as guidance for specific configuration audit report content. Block 8: The Government will have 20 working days for review and acceptance/rejection of each submission. Revised Contractor submittal shall be provided within 20 working days after receipt of Government comments. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 12: Submission shall be delivered 20 working days after the RAAF Physical Configuration Audit (PCA). Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  | 1 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Angel Gutierrez |  |  |  |  |  |  | See Signature Page |  |  |  | Bryan Walsh |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  |  |  | B. EXHIBIT |  |  |  |  |  |  |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  |  |  | D |  |  |  |  |  |  |  |  |  |  |  |  | TDP |  |  | TM |  |  |  |  |  |  |  | OTHER MISC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  |  |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  |  |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |  |  |  |  |  |  |
| DB03 |  |  | RAAF Training Device Inventory Checklist/Record (TD ICL/R) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RAAF TD ICL/R and Inventory Shortage List (ISL) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |  |  |  |  |  |  |
| DI-MISC-81191C |  |  |  |  |  |  |  |  |  |  |  |  |  | SOW 3.8.1 |  |  |  |  |  |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  |  | 9. DIST STATEMENT |  |  |  | 10. FREQUENCY |  |  |  |  |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  |  |  |  |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SD |  |  | REQUIRED |  |  |  | 2 TIMES |  |  |  |  |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  | a. ADDRESSEE |  |  |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. APP CODE |  |  | D |  |  |  | 11. AS OF DATE |  |  |  |  |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A |  |  |  |  |  |  | N/A |  |  |  |  |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Block 4: The Contractor shall comply with all requirements identified in DI-MISC-81191C. All submissions shall be representative of the current design. Block 8: The Government will have 20 working days to review and accept or reject each TD ICL/R. The Contractor shall have 10 working days after receipt of Government comments to resubmit the revised TD ICL/R. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023. DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. DISCLOSURE: This information is furnished upon the condition that it or knowledge of its possession will not be disclosed to another nation, and that it will not be used for other than the military purpose for which it is being provided without specific authority from the U.S. Department of the Navy; that individual or corporate proprietary rights contained within, whether patented or not, will be respected; that the information will be provided the same degree of security afforded it by the U.S. Department of Defense. Regardless of any declassification markings, this information may not be downgraded or declassified by a foreign recipient without the written approval of the originating U.S. agency. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Section 2751 of Title 22, United States Code) or the Export Control Reform Act of 2018 (Chapter 58 Sections 4801-4852 of Title 50, United States Code). Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25 and DoD Instruction 2040.02 DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). Block 12: First submission shall be due 20 working days prior to the Physical Configuration Audit (PCA). Block 13: Final submission shall be due 20 working days after PCA. Block 14: All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  |  |  |  |  | H. DATE |  |  |  |  |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Angel Gutierrez |  |  |  |  |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  | Bryan Walsh |  |  |  |  |  |  |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  |  |  |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  |  |  |  | B. EXHIBIT |  |  |  |  |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  |  |  |  | E |  |  |  |  |  |  |  |  |  |  | TDP |  |  |  |  | TM | X OTHER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  |  |  |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  |  |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |  |  |  |  |
| EA01 |  |  |  | Systems Interface Manual (SIM) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |  |  |  |  |
| MIL-M-82376B |  |  |  |  |  |  |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  |  |  | 9. DIST STATEMENT |  |  |  | 10. FREQUENCY |  |  |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  |  |  |  |  |  |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  |  |  | REQUIRED |  |  |  | 3TIMES |  |  |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. APP CODE |  |  |  | D |  |  |  | 11. AS OF DATE |  |  |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A |  |  |  |  |  |  |  | N/A |  |  |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |  |  |  |  |  |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (JAX) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (WHI) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 15.TOTAL ▬▬▬► |  |  |  |  |  | 3 |  | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  |  |  |  |  |  | H. DATE |  |  |  |  |  | I. APPROVED BY |  |  |  |  |  |  |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  | Valerio Sánchez |  |  |  |  |  |  |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  |  |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | E |  |  |  |  |  | TDP |  | TM | X OTHER |  |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EA02 |  | Planned Maintenance System (PMS) |  |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| MIL-P-29005B |  |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  |  | See Block 16 |  |  |  |  |  | a. ADDRESSEE |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |
| A |  |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  | 1 |  | 1 |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (JAX) |  |  |  | 1 |  | 1 |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (WHI) |  |  |  | 1 |  | 1 |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  | 3 |  | 3 |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | E |  |  |  |  |  |  | TDP |  | TM X |  |  | OTHER |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EA03 |  | Training System Support Document (TSSD) |  |  |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-PSSS-81527D |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (JAX) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | ISEO (WHI) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 3 |  | 3 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9998 |  |  | E |  |  |  |  |  |  | TDP |  | TM | OTHER TMSS |  |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EA04 |  | Commercial Off-the-Shelf (COTS) Manuals and Associated Supplemental Data |  |  |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-TMSS-80527D |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10, 3.8.14 |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  |  |  | See Block 16 |  |  | a. ADDRESSEE |  |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  |  | ISEO (JAX) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | ISEO (WHI) |  |  |  |  |  | 1 |  | 1 |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  |  | 3 |  | 3 |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | L |  |  |  |  |  | TDP |  | TM | X OTHER |  |  |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EB01 |  | RAAF Systems Interface Manual (SIM) |  |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| MIL-M-82376B |  |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  |  | See Block 16 |  |  |  |  |  | a. ADDRESSEE |  |  |  | b. COPIES |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  |  | Draft |  | Final |  |  |  |
| A |  |  |  | N/A |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  |  |  | Reg | Repro |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  | 1 |  | 1 |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  | 1 |  | 1 |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | 15.TOTAL ▬▬▬► |  |  |  | 2 |  | 2 |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  |  | J. DATE |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | L |  |  |  |  | TDP |  | TM X |  | OTHER |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EB02 |  | RAAF Planned Maintenance System (PMS) |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| MIL-P-29005B |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  | 12. DATE OF FIRST SUBMISSION |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  | See Block 16 |  |  | a. ADDRESSEE |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  | Draft | Final |  |  |  |  |  |  |
| A |  |  |  | N/A |  |  | See Block 16 |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  | DM |  |  |  |  | 1 | 1 |  |  |  |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  |  | 1 | 1 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  | 2 | 2 |  |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | L |  |  |  |  |  |  | TDP |  | TM X |  |  | OTHER |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EB03 |  | RAAF Training System Support Document (TSSD) |  |  |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-PSSS-81527D |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10 |  |  |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  | Draft | Final |  |  |  |  |  |  |
| A |  |  |  | N/A |  |  |  |  | See Block 16 |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  | 1 | 1 |  |  |  |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  |  | 1 | 1 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  | 2 | 2 |  |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| CONTRACT DATA REQUIREMENTS LIST (CDRL) (1 Data Item) |  |  |  |  |  |  |  |  |  |  |  | Form Approved OMB No. 0704-0188 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The public reporting burden for this collection of information is estimated to average 110 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information. Send comments regarding this burden estimate or any other aspect of this collection of information, including suggestions for reducing the burden, to the Department of Defense, Executive Services Directorate (0704-0188). Respondents should be aware that notwithstanding any other provision of law, no person shall be subject to any penalty for failing to comply with a collection of information if it does not display a currently valid OMB control number. Please do not return your form to the above organization. Send completed form to the Government Issuing Contracting Officer for the Contract/PR No. listed in Block E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. CONTRACT LINE ITEM NO. |  |  | B. EXHIBIT |  |  |  |  | C. CATEGORY: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9999 |  |  | E |  |  |  |  | TDP |  | TM |  |  | OTHER TMSS |  |  |  |  |  |  |  |  |  |  |
| D. SYSTEM/ITEM |  |  |  |  | E. CONTRACT/PR NO. |  |  |  |  | F. CONTRACTOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
| P-8A OFT Projection System Upgrade |  |  |  |  | TBD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. DATA ITEM NO. |  | 2. TITLE OF DATA ITEM |  |  |  |  |  |  |  | 3. SUBTITLE |  |  |  |  |  |  |  |  |  |  |  | 17. PRICE GROUP |  |
| EB04 |  | RAAF Commercial Off-the-Shelf (COTS) Manuals and Associated Supplemental Data |  |  |  |  |  |  |  | Update to Existing Documents |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. AUTHORITY (Data Acquisition Document No.) |  |  |  |  | 5. CONTRACT REFERENCE |  |  |  |  |  | 6. REQUIRING OFFICE |  |  |  |  |  |  |  |  |  |  | 18. ESTIMATED TOTAL PRICE |  |
| DI-TMSS-80527D |  |  |  |  | SOW 3.7.2, 3.7.2.1, 3.8.10, 3.8.14 |  |  |  |  |  | PMA-290 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. DD 250 REQ |  | 9. DIST STATEMENT |  | 10. FREQUENCY |  |  | 12. DATE OF FIRST SUBMISSION |  |  |  | 14. DISTRIBUTION |  |  |  |  |  |  |  |  |  |  |  |  |
| DD |  | REQUIRED |  | 3TIMES |  |  | See Block 16 |  |  |  | a. ADDRESSEE |  |  |  |  | b. COPIES |  |  |  |  |  |  |  |
| 8. APP CODE |  | D |  | 11. AS OF DATE |  |  | 13. DATE IF SUBSEQUENT SUBM. |  |  |  |  |  |  |  |  | Draft | Final |  |  |  |  |  |  |
| A |  |  |  | N/A |  |  | See Block 16 |  |  |  |  |  |  |  |  |  | Reg |  | Repro |  |  |  |  |
| 16. REMARKS |  |  |  |  |  |  |  |  |  |  | DM |  |  |  |  | 1 | 1 |  |  |  |  |  |  |
| Block 8: The government shall have 20 working days to review and accept, accept with comments, or reject each submission. The contractor shall have 20 working days to correct and resubmit any rejected materials. Block 9: CONTROLLED UNCLASSIFIED INFORMATION / RELEASABLE TO U.S., AUS// Documents shall be marked in accordance with DoD Instruction 5230.24 Distribution Statements On DoD Technical Information dated January 10,2023 DISTRIBUTION STATEMENT D: Distribution authorized to the Department of Defense and U.S. DoD contractors only (Critical Technology) (XX XXX 2026). Other requests shall be referred to NAVAIR PMA-290, 22347 Cedar Point Road, Building 2185, Patuxent River, Maryland 20670-1161. WARNING - This document contains technical data whose export is restricted by the Arms Export Control Act (Title 22, U.S.C., Sec 2751, et seq.). or the Export Administration Act of 1979, as amended, Title 50, U.S.C., App. 2401 et seq. Violations of these export laws are subject to severe criminal penalties. Disseminate in accordance with provisions of DoD Directive 5230.25. DESTRUCTION NOTICE - For classified documents, follow the procedures in DoD 5220.22-M, Industrial Security Manual, Section 11-19 or DoD 5200.1-R, Information Security Program Regulation, Chapter IX. For unclassified, limited documents, destroy by any method that will prevent disclosure of contents or reconstruction of the document. This document contains information that is exempt from mandatory disclosure under the Freedom of Information Act (FOIA). BLK 12: First submission to be due 20 working days after Critical Design TIM. BLK 13: Second submission shall be fully validated by the contractor and be due 10 working days prior to the Physical Configuration Audit (PCA). Third and final submission shall be due 20 working days after the Physical Configuration Audit (PCA). BLK 14 All deliverables shall be provided as follows: Deliverables shall be delivered via the AMS CDRL Tool. The Contractor shall notify Block 14 Addressees via email when and where submissions have been posted. If the AMS CDRL Tool is not available, the Contractor shall notify the Data Manager (DM) that the deliverable is ready for access and download from the contractor's Integrated Development Environment (IDE) repository. If the deliverables are too large for repository access, the Contractor shall deliver on electronic media storage large enough to support the file size (i.e., DVD, external hard drive) sent via overnight mail to the PMA-290 DM. The contractor shall provide the final submission in the modifiable file source version (e.g. Microsoft Office 2016). All submissions shall include: A: Contract and CDRL Number B: Title and Subtitle of document C: Program name, supplier and version of software used to generate data D: Classification and date of submission. The following Addressees receive Letter of Transmittal (LTR) only: a) ILSM b) PJM c) PCO d.) ISEO |  |  |  |  |  |  |  |  |  |  | NAWCTSD |  |  |  |  | 1 | 1 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | 15. TOTAL ▬▬▬▬► |  |  |  |  | 2 | 2 |  |  |  |  |  |  |
| G. PREPARED BY |  |  |  |  |  | H. DATE |  |  | I. APPROVED BY |  |  |  |  |  |  | J. DATE |  |  |  |  |  |  |  |
| Ricky Pender |  |  |  |  |  | See Signature Page |  |  | Valerio Sánchez |  |  |  |  |  |  | See Signature Page |  |  |  |  |  |  |  |
| DD FORM 1423-1, FEB 2001 |  |  |  |  | Previous editions MAY BE USED |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |