AMENDMENT 1 TO BAA FA8750-24-S-7002

The purpose of this modification is to add the anticipated funding breakdown for each TA per FY:

- Part II, Section I, paragraph 3 is updated as follows:

3. Program Phased Effort

This program will span three phases across three years. Phase 0 will focus on Mission Information Exchange Requirements (IERs) and Modeling, Simulation, and Analysis (MS&A). Phase 1 will be Testbed Maturation and Demonstration. Lastly, Phase 2 will provide an Operational Mission Capability Demonstration.

The NtF Program will be executed via a phased approach, having three (3) Phases (0,1,2) with decision gates between Phases 0-1, and 1-2. Successful advancement to each successive next Phase will require written authorization from the Contracting Officer, and the decision to proceed to each next Phase will be based upon Performance Metrics (to be specified in SOW), Programmatic Metrics (specified in SOW), and available funding. In order to enable a down-select of performers, the Government may request that proposals include separately priced options for Phase 1 (12 months) and Phase 2 (15 months).

All awards (for Technical Areas 1, 2, and 3) are intended to execute with concurrent Periods of Performance (PoPs) having synchronized start and end dates to the greatest extent possible. The overall PoP for the Program is 36 months, with Phase 0 (9 months), Phase 1 (12 months), and Phase 2 (15 months).

Anticipated funding breakdown per phase, per TA:

|  | TA 1 efforts (~$M/per award) | TA 2 efforts (~$M/per award) | TA 3 effort (~$M/single award) |
| --- | --- | --- | --- |
| Phase 0 | 1 | 0.5 | 3.5 |
| Phase 1 | 2 | 2 | 11 |
| Phase 2 | 2.5 | 2.5 | 13 |

No other changes are made.

NAICS CODE: 541715

FEDERAL AGENCY NAME: Department of the Air Force, Air Force Materiel Command, AFRL - Rome Research Site, AFRL/Information Directorate, 26 Electronic Parkway, Rome, NY, 13441-4514

BAA ANNOUNCEMENT TYPE: Modification

BROAD AGENCY ANNOUNCEMENT (BAA) TITLE: Networking the Fight

BAA NUMBER: FA8750-24-S-7002

PART I – OVERVIEW INFORMATION

This announcement is for an Open, 2 Step BAA, with a partial Closed-Staggered, 2 Step BAA for Technical Area 1 (TA 1), Technical Area 2 (TA 2), and Technical Area 3 (TA 3), which is open and effective until 14 Feb 2029. Only white papers will be accepted as initial submissions; formal proposals will be accepted by invitation only. While white papers will be considered if received prior to 11:59 PM Eastern Standard Time, 28 February 2024, the following submission dates are suggested to best align with projected funding:

Technical Area 1 (TA 1), Technical Area 2 (TA 2), and Technical Area 3 (TA 3) are structured as a Closed-Staggered, 2 Step BAA. Therefore, for TA 1, TA 2, and TA 3 ONLY:

The Government anticipates awarding three awards for Technical Area 1, and three awards for Technical Area 2, and one award for Technical Area 3. Therefore, white papers for TA 1, TA 2, and TA 3 are due on 11:59 PM Eastern Standard Time, 28 February 2024 and if requested, proposals are due on 11:59 PM Eastern Standard Time, 8 April 2024. Please note that white papers will still be accepted for TA 1, TA 2, and TA 3 after the 28 February 2024 date, however, the likelihood of funding being available is substantially reduced.

For all other Technical Areas:

The Government anticipates adding technical areas via BAA amendment in the future. All potential Offerors are requested to wait to submit white papers for all other Technical Areas (other than TA 1,TA 2 and TA 3) until the BAA announcement is amended with specific technology requirements and dates.

Offerors should monitor the Contract Opportunities on the System for Award Management (SAM) website at https://sam.gov/ in the event this announcement is amended.

CONCISE SUMMARY OF TECHNOLOGY REQUIREMENT:  The Air Force Research Laboratory in Rome, New York, seeks innovative research proposals aimed at enhancing information sharing flexibility at the tactical edge. The focus of this research is to enable secure movement of information across security domains, and across "red-black" boundaries, spanning heterogeneous networks. This research will develop a capability to transmit and manage information flows seamlessly across various physical domains, including air, space, and ground. By integrating these technologies, the goal is to strengthen information sharing and collaboration in tactical environments, ultimately enhancing mission success.

The over-arching strategy of this 5-year open BAA is to quickly and efficiently execute research and development to deliver practical solutions to urgent problems. These efforts are anticipated to entail rapidly integrating a mission-focused modeling and simulation (M&S) framework, maturing that framework with existing and new capabilities to provide field testable, functional prototypes of solutions to military problems in three major Focus Areas:

Technical Area 1 (TA 1): Next Generation Cross Domain Solution Broker

Technical Area 2 (TA 2): Highly Dynamic Red/Black Networking

Technical Area 3 (TA 3): Modeling, Simulation, and Analysis (MS&A)

This strategy provides AFRL/RI Rome, NY a solicitation tool with the flexibility to solicit white papers and proposals for Contract or agreements to perform rapid prototyping of technical solutions to meet compelling Air Force needs.

BAA ESTIMATED FUNDING:

Funds are not presently available for this effort. No award will be made under this solicitation until

funds are available. The Government reserves the right to cancel this solicitation. In the event the

Government cancels the solicitation; the Government has no obligation to reimburse an Offeror for

any costs.

Total funding for this BAA is approximately $70M. Individual awards will not normally exceed 36 months with dollar amounts normally ranging from $1M to $24M. There is also the potential to make awards up to any dollar value if the value does not exceed the available BAA ceiling amount. Any anticipated funding listed reflects estimated program funding only.  This estimate is not a promise of funding.  Funding is uncertain and is subject to change.  Changes in availability may occur as a result of the exercise of Government discretion.

.

ANTICIPATED INDIVIDUAL AWARDS: Multiple awards are anticipated.  However, the Air Force reserves the right to award zero, one, or more Procurement Contracts or Other Transactions for all, some, or none of the solicited effort based on the offeror’s ability to perform desired work and funding fluctuations. There is no limit on the number of OTs that may be awarded to an individual offeror.

TYPE OF INSTRUMENTS THAT MAY BE AWARDED: FAR based Procurement contracts, CFR based grants and cooperative agreements or other transactions (OT) under 10 USC 4021, 10 USC 4022 and 10 USC 4023(previously 10 USC 4002, 2371, 10 USC 4003, 2371b and 4004, 2373) depending upon the nature of the work proposed.

In the event that an Other Transaction for Prototype agreement is awarded as a result of this competitive BAA, and the prototype project is successfully completed, there is the potential for a prototype project to transition to award of a follow-on production contract or transaction. The Other Transaction for Prototype agreement itself will also contain a similar notice of a potential follow-on production contract or agreement.

AGENCY CONTACT INFORMATION: All white paper submissions and any questions of a technical nature shall be directed to the cognizant Technical Point of Contact (TPOC) as specified below (unless otherwise specified in the technical area):

BAA PROGRAM MANAGER:

Capt Niko Petrocelli

AFRL/RIGD

525 Brooks Rd

Rome, NY 13441-4505

Telephone: (315)330-2223

Email: niko.petrocelli@us.af.mil

Questions of a contractual/business nature shall be directed to the cognizant contracting officer, as specified below (email requests are preferred):

Amber Buckley

Email: Amber.Buckley@us.af.mil

Emails must reference the solicitation (BAA) number and title of the acquisition.

Pre-Proposal Communication between Prospective Offerors and Government Representatives: Dialogue between prospective offerors and Government representatives is encouraged. Technical and contracting questions can be resolved in writing or through open discussions. Discussions with any of the points of contact shall not constitute a commitment by the Government to subsequently fund or award any proposed effort. Only Contracting Officers are legally authorized to commit the Government.

Offerors are cautioned that evaluation ratings may be lowered and/or proposal rejected if proposal preparation (Proposal format, content, etc.) and/or submittal instructions are not followed.

PART II – FULL TEXT ANNOUNCEMENT

BROAD AGENCY ANNOUNCEMENT (BAA) or ADVANCED RESEARCH ANNOUNCEMENT TITLE: Networking the Fight

BAA NUMBER: BAA FA8750-24-S-7002

CATALOG OF FEDERAL DOMESTIC ASSISTANCE (CFDA) Number: 12.800

I. TECHNOLOGY REQUIREMENTS:

1. Program Overview

The Air Force Research Laboratory is soliciting white papers under this Broad Agency Announcement (BAA) for research, development, integration, test, and evaluation of technologies/techniques that revolutionize the way information is shared at the tactical edge while appearing seamless to operational users. This capability will allow mission critical data to move across both multiple security domains and across different physical domains traversing aerial, space, and ground nodes. The agile exchange of time sensitive data across any network (and security domain) at the tactical edge is poised to re-envision how information is shared and delivered supporting the vision of Joint All-Domain Command and Control (JADC2) and improve communication resiliency in a degraded environment.

Today current network architectures are not well suited to allow timely movement of critical mission data across security domains and networks at the tactical edge. There are two major impediments towards removing this barrier: 1) Cross domain solutions (CDS) typically require enterprise reach-back to handle complex mission data, dynamic changes in policy, and multiple security domains; and 2) mission data cannot be dynamically re-routed in-mission and lack resiliency in degraded networks as encryptors require manual configuration and are limited to static networks. Mission critical data exists on multiple networks that operate in different security domains, which may or may not be encrypted, or encrypted at least once. The boundaries across heterogenous networks, red-black boundaries pose S&T challenges as data must traverse across both different security domains and across the different physical domains (air-space-ground). Control of these networks and levels of visibility across boundaries play a key role in design of networking techniques to deliver flexible information sharing at the tactical edge.

The future fight will require interoperability across all operating domains and require a cohesive infrastructure to ensure that missions are executed at scale and at speed. It necessitates a transition from today's pre-planned information transport across kill-chains to realize the future's resilient, dynamic, ad-hoc information transport across kill-webs. This transition requires innovative approaches to move information across security domains, coupled with dynamic network management and control of information flows over highly dynamic heterogeneous network topologies across ground, air, and space. The Networking the Fight (NtF) program ultimately seeks to transform communication and information sharing at the tactical edge, through the development of software-defined, modular extensible technology, which can be hosted on Size, Weight, Power, and Cost (SWaP-C) constrained platforms. The capabilities developed under NtF will ensure resiliency within currently fragile networks and blend the distinctions between security domains and amongst the black core and red networks, resulting in greater operational agility. The program will begin with the development and integration of a testbed that is capable of simulating and evaluating the performance gains from leveraging its technologies (Phase 0), which will be matured to TRL 5 (Phase 1) and then to TRL 6 (Phase 2) to demonstrate operational relevancy, informing mission planning and operational exercises. By the end of the program the deliverable is expected to be at TRL 6 capability as well as an in-house AFRL MS&A testbed capability that is applicable for a multitude of uses.

The over-arching strategy of this five (5) year open BAA is to quickly and efficiently execute research and development to deliver practical solutions to urgent problems. These efforts are anticipated to entail rapidly integrating a mission-focused modeling and simulation (M&S) framework, maturing that framework with existing and new capabilities to provide field testable, functional prototypes of solutions to military problems in three major Focus Areas:

Technical Area 1 - Next Generation Cross Domain Solution Broker: This is a broker service that provides a discoverable, reconfigurable Cross Domain Solution (CDS) framework that meets throughput and latency requirements for tactical deployment at scale and supporting network Quality of Service (QoS). This effort does not seek to develop a new CDS, but rather enables key capabilities with National Cross Domain Strategy and Management Office (NCDSMO) baseline CDSs.

Technical Area 2 – Highly Dynamic Red/Black Networking: This will provide the ability to pass metadata from the red side to the black side enabling the black network to make routing decisions and provide resilient forwarding over black networks. The red network is characterized by segmentation, and the black network must be “stitched” together. Today visibility across red-black boundaries poses a variety of S&T challenges.

Technical Area 3 – Modeling, Simulation, and Analysis (MS&A): This Technical Area will establish a non-proprietary multi-vendor MS&A Testbed. The scope will specifically be focused on: development and integration of digital models that implement Technical Area 1 & 2 designs, models for end-to-end ground/air/space nodes representing mission thread scenarios and conduct of analyses that assess performance across mission scenarios with and without NtF capability. Technical Area 3 offeror must propose to develop the Technical Area 1 & 2 functional digital models. However, the government may opt to select Technical Area 1 or Technical Area 2 offerors to produce the digital models for Technical Area 3 integration. Teaming between offerors across Technical Areas is encouraged to achieve this objective.

The challenges in each of these three technical areas will be addressed and matured in a phased approach. Phase 0 will focus on the development and integration of a mission driven MS&A Framework enhanced with Next Gen CDS Broker (TA 1) and Red/black networking (TA 2) capabilities. Phase 1 and Phase 2 will mature these capabilities, informed by performance analysis, to a TRL 5 demo and TRL capstone demo, respectively. Operator feedback is critical to success and key to feedback and update of all technology developments throughout all phases of NtF.

  - Program Structure

Figure 1 provides an overview of capabilities envisioned for each of the NtF technical areas and how they are intended to interact. Section 3 provides an overview of the objectives for each phase of the program.

Figure 1:Functional Components for Networking the Fight architecture, and their association of the Technical Areas sought in this BAA.

  - Technical Area Descriptions

Networking the Fight (NtF) will address three technical areas: (1) Next Generation Cross Domain Solution Broker, (2) Highly Dynamic Red/Black Networks, and (3) Modeling, Simulation, and Analysis (MS&A).

1.2.1 Technical Area 1: Next Generation Cross Domain Solution Broker

The goal of TA 1 is to design and develop a discoverable, reconfigurable Cross Domain Solution (CDS) Broker that meets throughput and latency requirements needed for tactical deployment at scale and supports network Quality of Service (QoS). The CDS Broker service envisioned is not developing a cross-domain guard. Development of a CDS guard is out of scope. Existing CDSs will be utilized, and the broker service will provide new capabilities as an overlay. The CDSs to be utilized must be certified and/or in the Lab Based Security Assessment (LBSA) process per DODI 8540.1 and meet National Cross Domain Strategy and Management Office (NCDSMO) Raise-The-Bar (RTB) security controls and requirements. The NCDSMO maintains a baseline of CDSs that have been certified, which is available on the NCDSMO classified portals.

The broker service will provide services on either side of guards to support capabilities not generally associated with a guard device, including data normalization, metadata pre-processing, and sharing control messages with peer instances of the broker service in other security domains. The broker service must also manage connections with multiple CDSs simultaneously, and these CDSs may be from different manufacturers. The broker service is also envisioned to interface with existing Information Management System(s) (IMS) in each respective security domain. The IMS(s) will provide edge networking to enable distributable battle management command and control in highly contested environments. Development of the IMS(s) though is not in scope of this effort.

TA 1 will develop 2 new functions: 1) Discoverability and 2) Reconfigurability for Next Generation CDSs capability.

1.2.1.1 CDS Discoverability

NtF must provide a discoverable CDS broker service, defined as the ability of a network node to locate CDS service(s) that can pass mission-required information among all necessary security echelons and enclaves without violating security protocols of the network or compromising operational security. The criteria used to assess discoverability includes interoperability with different information management systems (e.g., Common Tactical Edge Network (CTEN)).

A key aspect of discoverability is the CDS Broker’s ability to leverage an information management service that maps cross domain services and capabilities across security levels using publish/subscribe or similar mechanisms. This ensures that nodes at different security levels are aware of each other and associated metadata (e.g., publish/subscribe) on a need-to-know basis. The challenge lies in sharing information between higher and lower classification domains while maintaining mission security. The stability and reachability of the information management service in a contested, Denied, Disrupted, Intermittent, and Limited (DDIL) environment must be considered, along with the trade-offs between availability, consistency, and partitioning.

1.2.1.2 CDS Reconfigurability

The second function for Technical Area 1 is reconfigurability. The CDS must be programmable (pre-mission), with approved filter sets available to be added to the CDS to support unique mission needs. Using the CDS Broker, operators must have the ability to add and/or configure new mission-selectable data flows quickly and easily to support composable filtration during mission. The criteria used to assess reconfigurability includes interoperability with different CDSs and the ability for adaptation of each CDS to different data flows. Reconfiguration of the CDS during mission operations requires remote management access to the CDS. Using remote management, the admin will have the ability to activate a new data flow (and associated rules sets) quickly and easily and/or modify an existing filter orchestration in to order to meet new mission requirements.

1.2.2 Technical Area 2: Highly Dynamic Red/Black Networks

The goal of TA 2 is to design and develop message-oriented (e.g., mission level) resilient forwarding over Red/Black network boundaries that optimizes delivery assurance and mission impact and to optimize network hops by dynamically utilizing all available networks. The red network is characterized by segmentation, and the black network must be “stitched” together. “Red” refers to classified plain-text data. “Red” end nodes do not need to belong to the same network so long as they exist at the same classification level. “Black” is defined by any information in cipher text on any classified, unclassified, government or non-government owned network. “Grey” can consist of any combination of these Black network connections. Today visibility across red-black boundaries poses a variety of S&T challenges including: 1) identification and utilization of Red/Black dynamic pathways, 2) the ability to assess and optimize these pathways, and 3) the ability for black core to prioritize the encrypted red data by leveraging metadata and avoiding any sensitive data compromise.

Technical Area 2 will develop 3 new functional capabilities: (1) Message Oriented, (2) Resilient Forwarding, and (3) Mission Impact.

1.2.2.1 Message Oriented

NtF will provide network implementations of protocols that are aware of red information flows to identify prioritization and ensure delivery of packetized data within the black core. The receiver of data is aware of where one message ends and another begins. This function will provide the following capabilities:

- Identification and distribution of metadata that can be captured and conveyed from red networks to black networks. This metadata must enable the black core to intelligently route (or forward) and handle multiple packets without compromising the disseminated information.

- Develop the means to obfuscate this metadata in such a way to minimize impact if it were nefariously collected.

- Characterize how priority changes are handled by the protocols.

- NtF will demonstrate how the fault case is handled where black side notifies the red side that data has changed (e.g., data integrity).

1.2.2.2 Resilient Forwarding

NtF will provide the ability to maintain efficient forwarding of network traffic regardless of current network conditions to minimize data loss, to include seamless hand-off when a given network path experiences an outage. This function will provide the following capabilities:

- Determine the balance required between probing the black core to understand network variability and the associated overhead.

- Develop a technique to ensure that data are not lost by considering and implementing intermediate acknowledgements.

- Characterize the balance between a singular flow being distributed over multiple pathways and the consumption of network capacity.

- Handle message criticality when determining the level of resiliency needed for a specific payload/packet.

- Identify the number of red/black encryptors required to support forwarding to multiple red/black domains.

Intermediate nodes must be aware of whether the data to be forwarded is still useful to the end/receiving node or if it is no longer necessary. This awareness will require input from other defined features and may involve a load-balancing mechanism that can provide insights through statistical analysis. Potential technologies to achieve this could include monitoring the black network for a better understanding of variability, employing a protocol that necessitates intermediate acknowledgments, or using packet-level acknowledgment. A “High Assurance Internet Protocol Encryptor (HAIPE) discovery protocol” is needed to discover red side addresses attached to a given black node across the network. Other protocols such as Media Access Control Security (MacSec), Ethernet Data Encryption (EDE), Internet Protocol Security (IPsec), and (Transport Layer Security) TLS may be considered.

1.2.2.3 Mission Impact

NtF will provide the ability to optimize data flows across both red and black networks based on the prioritization of many simultaneous missions and applications. This function will provide the following capabilities:

- Characterize the hierarchical levels of prioritization that must be considered (e.g., packet-level, flow-level, destination-specific) and the inter-dependencies between these levels of hierarchy.

- Develop techniques to renew the importance and identify the staleness to reduce traffic loads on black core and ensure the best possible support for critical traffic.

- Design predictions to prepare the network for expected volatile traffic loads (e.g., the proximal convergence of two specific assets).

Development of methodologies includes the abstraction of higher-level mission controls and planning applications into orchestration service routines and prioritization; deriving inter- and intra-dependency trade space metrics to inform hierarchical network needs; and creating network prediction methods to understand network convergence potential for various traffic, data types, priorities, and mission loads.

1.2.3 Technical Area 3: Modeling, Simulation, and Analysis (MS&A)

The goal of TA 3 is to develop and integrate modeling and simulation tools to assess the viability of artifacts from Technical Area 1 & Technical Area 2 with integrated of digital models capturing functionality of Technical Areas 1 and 2 and performance in mission context.  The input to TA 3 is the mission scenarios, which will take the form of information exchange requirements (IERs), which will be provided by the government.  These IERs must be input into the MS&A framework such that the scenario can be changed across different mission threads. The MS&A framework will be developed and integrated to support the ability to instantiate the mission scenario and represent the key functions of TA 1 and 2. These key functions are the output digital models from TA 1 and 2 and must be integrated into the MS&A framework.

For Technical Area 3, it is desired that white papers/proposals consider utilizing the following currently available tools: Advanced Framework for Simulation, Integration, and Modeling (AFSIM), Extendable Mobile Ad-hoc Network Emulator (EMANE), Tactical Network Modeler (TNM), and/or Common Open Research Emulator (CORE). Proprietary custom solutions, solutions that are not interoperable with other government frameworks, and frameworks that are not easily modifiable or adapted by external parties are not desirable. Include in the white papers/proposals how other Offeror solutions can be integrated into the proposed M&S solution space and the plan on how to support a multi-Offeror Interface Control Document (ICD) approach utilizing the chosen frameworks.

The MS&A framework will undergo performance analysis by the Offeror across Key Performance Parameters (KPPs) as relevant to each of the TAs, in context of end-to-end mission performance. This performance analysis, as all of aspects of technology developed under this BAA, will be evaluated by the government team.

The core NtF MS&A testbed, comprising compute resources and key simulation/emulation tools, will be hosted at the AFRL/RI facility in Rome, NY. Access to these resources may be granted with a user account and through a remote government provided security token enabled device (or alternatively a Yubikey if this is not feasible). The host environment is controlled and governed by CUI, ITAR, EAR restrictions. The core implementations under NtF will be hosted within this testbed and milestone demonstrations ran from these resources to ensure that all performers have common access and can contribute collaboratively. This environment does not prohibit day-to-day development within each performer’s environment with recurring deliveries to the larger repository. This testbed will host work at the unclassified-CUI level but there will be procedures to port implementations to higher classification networks as deemed necessary.

Technical Area 3 performers will:

- Integrate modeling and analysis tools and approaches to inform design and implementation of solutions for Technical Areas 1 & 2.

- Input mission IERs that map multiple different mission scenarios (not simultaneously) to a kill web and allow for varying of network node types, data types, labeling of “mock” security domains, network scale, node mobility, and “mock” red/black boundary conditions integrated into the MS&A framework.

- Provide modeling tools capable of consuming probabilistic models of the environment and delivering statistical assessments.

- Combine mission-level simulations with network level simulations and emulations.

- Establish the appropriate balance and/or combination of emulation and simulation.

The focus is on leveraging modeling, simulation, and analysis to identify the necessary interface controls, ports, and information for the proposed solution's system and subsystem designs. To address this technical area, several aspects must be considered:

A.	System Architecture: Develop a comprehensive system architecture that outlines the key components, subsystems, and their interconnections. This step will provide a clear understanding of the overall system structure and aid in identifying the essential interface controls and ports.

B.	Interface Controls and Standards: Determine the most suitable interface controls and standards for each connection between components and subsystems. This will ensure compatibility and facilitate seamless communication within the system.

C.	Modularity Analysis: Analyze the system architecture to identify opportunities for modularity and evaluate the potential benefits and challenges of implementing a modular design. This analysis should consider factors such as ease of integration, flexibility, scalability, and maintainability.

D.	Simulation and Prototyping: Utilize simulation tools and create prototypes to validate the proposed system design and its modular aspects. This step will help identify potential issues and optimize the design before full-scale implementation.

E.	Performance Metrics and Analysis: Establish performance metrics for evaluating the effectiveness of the proposed solution and its modularity. Perform a thorough analysis of the system's performance under various conditions and scenarios to ensure that it meets the required objectives.

This Technical Area will provide insights into the critical-path interfaces and the necessary interface controls, ports, and information for the proposed system.

Work scope must be entirely separable for each Technical Area, enabling the Government to select individual awards for Technical Areas 1, 2, and 3. A single Offeror may be awarded multiple Technical Areas. Multi-Offeror approaches, including teaming, are acceptable and encouraged. Providers are not required to address all Technical Areas (Technical Area) but must have a strategy to interoperate across Technical Area 1 and Technical Area 2 implementations. The identification of network information exchange requirements (IERs) and definition of interface control documents (ICDs) of each network and node type are critical to support effective mission execution. Input/output level specification must exist across the Technical Areas to ensure interoperability across the technologies and across multiple Offerors. In this context, IERs refer to the essential information elements that must be exchanged among nodes, while ICDs specify the interfaces and protocols necessary for seamless integration and compatibility amongst nodes. To ensure interoperability and avoid “Offeror-lock” incompatibilities, the community, including Offerors, government (potentially augmented by Federally Funded Research & Development Centers (FFRDCs), University Affiliated Research Centers (UARCs), and Systems Engineering and Technical Assistance (SETAs)) will ensure solutions are Open Mission Systems (OMS) complaint. Offerors will be allowed to implement their own solutions, but they must provide solutions with unlimited data rights and ICD between their internal design/implementation and the standard representation when exchanging information. By considering these critical factors, we aim to identify and develop next-generation communication capabilities to effectively meet the demands of the future fight that are software defined and are extensible beyond current implementation.

The government may provide Government Furnished Information (GFI) for this technical area of the Information Exchange Requirements (IERs) for related efforts.

2. Evaluation Support

A Government-led team (potentially augmented with Government, Federally Funded Research and Development Centers (FFRDCs), and/or University Affiliated Research Center (UARC) personnel) will design and conduct technical reviews and empirical performance evaluations throughout the life of the program. The Government intends to have the evaluation team provide representative evaluation mission scenarios and evaluation metrics to the technology development teams. The government team will continue to work with Technical Area 1, 2, and 3 performers during Phase 0 to provide an evaluation framework that will assist the development and assessment of component technologies. During Phase 1 and beyond, the government team will work directly with the Technical Areas 1 & 2 performers to connect the integrated NtF capability to operational data sources.

| Operational Capability | Measurable Values |
| --- | --- |
| Data Transfer w/o Reach-back | Number of security domains data can be passed through at tactical edge |
| Dynamically change mission data flow(s)/set(s) | Ability to dynamically execute data transfers and/or add approved data types and data flows to mission data sets. |
| Dynamically discover cross domain services | Ability to dynamically add/remove cross domain service for sending/receiving data |
| Resiliency in contested environments | Dynamic route selection/recovery in red/black networking |
| Scale Data Transfer Throughput | Throughput and latency improvement over baseline traffic |
| Mission-responsive routing and prioritization on over-subscribed black-side network | Assured delivery percentage |
| Time-sensitive network routing | Rerouting time on link failure |

Table 1: Measurable Goals

3. Program Phased Effort

This program will span three phases across three years. Phase 0 will focus on Mission Information Exchange Requirements (IERs) and Modeling, Simulation, and Analysis (MS&A). Phase 1 will be Testbed Maturation and Demonstration. Lastly, Phase 2 will provide an Operational Mission Capability Demonstration.

The NtF Program will be executed via a phased approach, having three (3) Phases (0,1,2) with decision gates between Phases 0-1, and 1-2. Successful advancement to each successive next Phase will require written authorization from the Contracting Officer, and the decision to proceed to each next Phase will be based upon Performance Metrics (to be specified in SOW), Programmatic Metrics (specified in SOW), and available funding. In order to enable a down-select of performers, the Government may request that proposals include separately priced options for Phase 1 (12 months) and Phase 2 (15 months).

All awards (for Technical Areas 1, 2, and 3) are intended to execute with concurrent Periods of Performance (PoPs) having synchronized start and end dates to the greatest extent possible. The overall PoP for the Program is 36 months, with Phase 0 (9 months), Phase 1 (12 months), and Phase 2 (15 months).

Anticipated funding breakdown per phase, per TA:

|  | TA 1 efforts (~$M/per award) | TA 2 efforts (~$M/per award) | TA 3 effort (~$M/single award) |
| --- | --- | --- | --- |
| Phase 0 | 1 | 0.5 | 3.5 |
| Phase 1 | 2 | 2 | 11 |
| Phase 2 | 2.5 | 2.5 | 13 |

3.1 Phase 0 (9 months)

For the initial Phase 0 of the Program, the Government intends to select a single Offeror to perform the work for Technical Area 3 (the MS&A Testbed), and at least three Offerors each for Technical Area 1 (next-generation CDS), and Technical Area 2 (red-black networking). The designs for Technical Area 1 and Technical Area 2 will be captured in Digital Models from the multiple Offerors and integrated into the MS&A Testbed.

Tech demonstrations in Phase 0 will be necessary to evaluate the Technical Area 1 & 2 designs against the stakeholder mission threads over emulated end-to-end ground, air, and space network communications paths. The digital models for Technical Area 1 & 2 capture the designs in a responsive and re-useable digital framework which reduces risk, saves time and money, and improves overall quality.

Overall, the model-based testbed will be an ongoing contribution to this effort (in Phases 1 & 2), as well as for broader application as a leave-behind for DoD use beyond this effort. Figure 2 displays an example of the iterative process that is expected for establishing the MS&A framework. Use case scenarios will be developed by the government and refined to detail end-to-end use-case scenario(s) to be used for MS&A, testing, demonstration, and validation. The MS&A testbed will be established at AFRL Rome. This testbed will integrate Technical Area 1 & 2 Digital Models and additional use-case/scenario-driven traffic loading and models to capture all NtF-relevant end-to-end ground, air, and space network communications paths. Performance metrics will be established for Technical Areas 1 & 2 by defining and documenting threshold and objective performance metrics for latency, scalability, and Quality of Service (QoS), relative to each mission-specific use-case scenario to be used in testing and demonstration. The figure uses three iterations of this process as an example, the result is a demonstration that can be used as input for Phase 1. Each iteration may introduce new use-cases/scenarios that should be incorporated. Additionally, the resulting testbed and design output from Phase 0 will continue to be leveraged and improved throughout Phases 1 and 2. Phase 0 output will provide continued analysis, performance measurement, and demonstration.

Figure 2: Phase 0 Iterative Assessment Process

Phase 0 of the project is focused on developing a mission-oriented Modeling, Simulation, and Analysis (MS&A) capability. This phase is comprised of three core components, each with specific objectives, output deliverables, test assets/support, test data descriptions, and data capture, management, and control.

The input to Phase 0 is the mission scenarios, in the form of information exchange requirements (IERs), which will be provided by the government. The IERs, specify a mission, platforms, message types, representing the mission scenario.

Next is the System Test Framework description for IER flows. The objective of this component is to develop system design documents capturing architecture, interfaces, functional diagrams, data flows, and mission data information types. The output deliverable is documentation of the system framework, and the testing will involve products that use mission thread IERs as test use cases. The test data will include the System Test Framework documentation, and the data capture, management, and control will ensure that the documentation resides at the appropriate security level and is accessible by the government team.

The third component is Modeling, Simulation, and Analysis (MS&A) for assessment. The objective of this component is to establish an in-house Technical Areas 1 & 2 MS&A testbed for algorithm implementation to test performance metrics (latency, scalability, Quality of Service (QoS), relative to mission-thread IERs). The output deliverables include the development of a Virtual Machine (VM) of High Technology Readiness Level (TRL) CDSs and its implementation in the MS&A testbed, the development of a CDS Broker Service enabling dynamic discovery and dynamic reconfigurability functions for CDS, and the implementation, test, and validation of the CDS Broker Service in the MS&A testbed. Additionally, this component will develop models for operationally relevant end-to-end ground, air, and space network communications paths. The test support involves evaluating mission thread IERs against Technical Areas 1 & 2 performance metrics (latency, scalability, QoS) for end-to-end ground, air, and space network communications paths. The data includes MS&A hardware and software, and the data capture, management, and control will be performed in-house at AFRL/RI.

3.2 Phase 1 (12 months)

Phase 1 will be focused on developing a mature testbed capability for Engineering & System Test. The objective of this phase is to develop a high-maturity hardware build out for system-level integration and implementation of Technical Areas 1 & 2. The output deliverable will be a TRL – 5 capability that includes performance parameters, system level integration and validation on both hardware and software.

The demonstrator will show:

1)	Interoperability between security domains and appropriate filtering between them.

2)	Controlled data flows over a surrogate black network between two red networks.

3)	Updated filter set, message support, and red/black information flows in response to a change in a simulated change in commanders’ intent (mission change) in real-time.

Tech demonstrations in Phase 1 are necessary to show that a reference implementation of the Technical Area 1 & 2 designs are implementable in hardware/software and the demonstrations will yield data necessary to validate functional performance of Technical Areas 1 & 2 in a relevant environment at TRL 5, over-the-air (e.g., Emerald Flag).

3.3 Phase 2 (15 months)

Phase 2 will develop system-level integrated implementations of Technical Areas 1 & 2 in a relevant environment at high fidelity. The output will be a TRL – 6 capability and include a hardware and software demonstration in a relevant venue to showcase the maturity and features to stakeholders.

Tech demonstrations in Phase 2 are necessary to exemplify an integrated multi-Offeror interoperable capability from Technical Areas 1 & 2 in an operationally relevant environment at TRL 6.

4. Schedule and Deliverables

This program will span three years and entail multiple deliverables under each Technical Area across each phase. Additionally, there are specific program milestones identified and measurable values used to determine both progress and success.

4.1 Schedule

NtF will span FY24 – FY27 across three phases, however Phase 0 will continue to have impacts throughout the entirety of the program. This is showcased in Figure 3. The figure shows how MS&A, developed in Phase 0, will be utilized throughout the phases to perform validation.

Figure 3: Planned Schedule

4.2 Deliverables

Major deliverables for NtF include an updated government-owned MS&A environment and government-owned reference implementations. Each Offeror will be responsible for first demonstrating interoperability of their approach within the government owned MS&A environment and furthermore with the government owned reference implementations prior to acceptance of product delivery. The government owned ICD will be built through direct collaboration between the Offerors working across each Technical Area led by the government team. Testing will verify compliance to interoperability test cases driven by/derived from the ICD. In Phase 2, the Offerors will be required to perform system integration across Technical Areas 1 and 2 and demonstrate the full capability with end-to-end interoperability across both Technical Areas. Required components of the Interoperability Test Plan & Certification Process deliverable outlined in Section 5.2 include:

- Separately classified security enclaves and appropriate filtering between them.

- Controlled data flows over a surrogate black network between two red networks.

- Updated data flow set, message support, and red/black information flows in response to a change in a simulated change in commanders’ intent (mission change) in real-time.

NtF will identify the appropriate software services required to control the underlying network hardware and the functional components required but does not prescribe the specific implementation within the underlying hardware infrastructure.

| Products defined | Deliverables |
| --- | --- |
| Hardware | Reference Hardware Implementation for CDS/Red-Black aggregate solution (3U VPX Tactical Form Factor) – Phases 1 and 2 |
| Software | Reference Software implementation in code providing services that are interoperable w/ CDS/Red/Black hardware deliverable and control delivered system – Phases 1 and 2 |
| Test Asset | MS&A products (Phases 0, 1, 2) - Digital Models for Technical Areas 1 and 2 - Updated Simulator plugins for security domain simulation and crypto boundaries - MS&A Testbed infrastructure - Models to represent relevant end-to-end scenarios |
| Knowledge | - Interface Control Documents (Phases 0, 1, 2) - Interoperability Test Plan and Certification Process (Phases 0, 1, 2) - LBSA (Lab based Security Assessment) Documentation for Reference Hardware Implementation deliverable (Phases 1 and 2) - MS&A results capturing NtF Performance improvements (Phases 0,1,2) |

Table 2: Deliverables

4.3 Milestones

| Milestone | Significance |
| --- | --- |
| Digital Models Available Capturing Technical Area 1 & 2 Designs | The digital models for Technical Area 1&2 capture the designs in a responsive and-re-useable digital framework which will: - Detect flaws at earlier stages in the development process, saving time and money and improving overall quality - Reduce risk - More quickly enable concept validation, observations, and analytics - Enhance scalability |
| MS&A Infrastructure Available for evaluation of Technical Area 1 & 2 Performance | The model-based MS&A testbed becomes an ongoing asset to this effort (in Phases 1 & 2), as well as for broader application by DoD beyond this effort. |
| MS&A Results Available Capturing Technical Area 1&2 Performance | The results of iterative MS&A run using mission scenario-driven traffic loading and models for operationally relevant end-to-end ground, air, and space network communications paths - will define a performance baseline to assess latency, scalability, and Quality of Service (QoS) performance metrics for Technical Area-1&2 algorithms & reduce risk. |
| Availability of ICDs and Multi-Offeror Interoperability Test & Cert Plan | The ICDs developed in this effort will be designed and tested under collaboration with multiple Offerors, FFRDCs, and Government staff – converging on a set of standardized open interfaces for Technical Areas 1&2. Multi-Offeror interoperability will be established via a test and certification plan. |
| Capability Demos of Technical Area 1&2 functions in OTA Testbed at TRL 5 | Necessary to validate functional performance of Technical Areas 1 & 2 in a relevant environment at TRL 5, via over-the-air testbed (e.g., AFRL Stockbridge test site). |
| MS&A Re-Validation of TRL 5 Field Test Data | To maintain an accurate and updated design for Technical Areas 1 & 2, and to ensure that the digital models are accurate in the MS&A environment, field test data from the TRL 5 test environment must be used to re-validate the MS&A models. |
| Integrated Capability Demos of Technical Area 1&2 functions in Operationally Relevant Environment Testbed at TRL 6 | Necessary to demonstrate an integrated multi-Offeror interoperable capability from Technical Areas 1 & 2 in an operationally relevant environment at TRL 6. This phase plans to include participation in at least one formal exercise (e.g., Northern Edge). |
| MS&A Re-Validation of TRL 6 Field Test Data | To maintain an accurate and updated design for Technical Areas 1 & 2, and to ensure that the digital models are accurate in the MS&A environment, field test data from the TRL 6 test environment must be used to re-validate the MS&A models. |

Table 3: Milestones

5. Program Metrics

Each Technical Area will have key metrics used to assess performance. These metrics will also be used to demonstrate the value NtF adds when executing stakeholder provided mission threads. It is critical that these metrics be capturable in the MS&A testbed.

5.1 Technical Area 1: Next Generation CDS Broker Metrics

An important metric used to assess the value NtF provides is latency, the elapsed time for a message to transit the network of networks and the time required to configure links/CDS.

Mission requirements will dictate different latency requirements for a variety of reasons (data type, mission sensitivity, hardware, etc.). Latency demands may not align with mission needs for specific payloads, e.g., prioritization strategies might be considered to address such challenges. The proposed CDS Broker must convey latency data to the local information management system to facilitate optimized end-to-end route calculations.

Another important metric used for determining NtF performance is scalability by maintaining flow of information across heterogenous networks as network size and complexity vary (# nodes, # classification levels, message volume, # CDSs). Understanding the dimensionality of scale for communication needs is crucial to evaluate how data flows adapt based on the changing number of nodes with potentially different capabilities available for performing distributed CDS operations. The CDS Broker data flow capacity must be able to scale up or down depending on the mission load, constraints of a DDIL environment, available CDSs, data types of each CDS, etc.

Lastly, the ability to dependably manage CDS workloads via the CDS Broker to meet mission requirements and to pass sufficient information/metadata to allow downstream traffic management to effectively manage Quality of Service (QoS) at the application/mission level will be assessed and reported as a performance metric. This information may include Simple Network Management Protocol (SNMP)/CDS Management Information Base (MIB) data to track CDS workload, as well as network link information (e.g., bandwidth, jitter, packet delay (latency), packet loss). QoS enables the effective management of 'red overlay' on a black network, providing insight into red/black network operations.

The CDS test strategy will be a phased approach, beginning with implementing a lab test environment with a virtualized CDS (e.g., X-ARBITOR).  The test environment will also provide for the necessary network services, including pub/sub. Initial testing will validate functionality between two simulated security domains. Development and testing will leverage an agile, iterative approach to add functionality (e.g., additional filters, remote management capability) and scalability (e.g., additional simulated security domains). This testbed will be used for MS&A of different use case scenarios, including failed message transfers due to policy violations, and constraining communications to simulate a contested environment. The MS&A will also assess performance of the proposed approach, including latency, QoS and resiliency. Next, additional development, integration and scalability testing will be conducted, including interfacing with multiple CDSs, each supporting different data types. The next phase of testing will leverage operational equipment from targeted airframes to validate functionality. The demonstration will support both structured and unstructured data types, using different CDSs. At completion of this proposed effort, the prototype will demonstrate the two key objectives of discoverability and reconfigurability for a simulated mission operation, with data transfer between three simulated security domains. Final stage of testing will include flight testing.

Several Key Performance Parameters (KPPs) will be assessed during each phase. Some of the targeted KPPs for TA 1 include:

•	Number of Security domains supported simultaneously

- Number and types of CDSs supported simultaneously

•	Filter reconfiguration latency

•	Number of Data Types supported

- Number of Protocols supported

5.2 Technical Area 2: Highly Dynamic Red/Black Networks Metrics

This area produces a software-centric solution, enabling testing early and often. The network topologies, information flows and red/black dynamic routing software can be modelled within a network emulation environment such as TMN (powered by EMANE and CORE). Continuous implementation and evaluation can occur until a candidate software version is delivered to hardware. At that point, cabled bench-top assessments provide additional rigor with actual communications and end-user devices. Finally, the solution will be assessed in a relevant operational scenario, including airborne assets. It is expected that the fidelity of previous tests yields high confidence for success in successive tests.

Several KPPs will be assessed during each phase. Some of the targeted KPPs include:

- Latency of metadata through crypto boundary

- Throughput of metadata through crypto boundary

- Number of simultaneous red networks supported via 1 router

- Number of fault-tolerance of red routers for data synchronization (single-fault, double-fault, etc.)

5.3 Technical Area 3: MS&A Metrics

Technical Area 3 must provide the ability to capture the KPPs previously identified for the digital implementations of Technical Areas 1 & 2. Performance metrics for MS&A include:

- Operator/Mission Planner assessment of ease of use

- Number of interfaces possible with existing MS&A tools (e.g., AFSIM, EMANE, CORE, TNM) or real hardware.

- The number of performance metrics it can provide beyond minimal required set.

- Extensibility to multiple mission scenarios (beyond minimum required 3).

- The size of the network that can be represented.

- The number of different CDSs that can be supported by the MS&A framework’s Technical Area 1 implementation.

IMPORTANT NOTES REGARDING:

- FUNDAMENTAL RESEARCH. It is DoD policy that the publication of products of fundamental research will remain unrestricted to the maximum extent possible. National Security Decision Directive (NSDD) 189 defines fundamental research as follows:

‘Fundamental research’ means basic and applied research in science and engineering, the results of which ordinarily are published and shared broadly within the scientific community, as distinguished from proprietary research and from industrial development, design, production, and product utilization, the results of which ordinarily are restricted for proprietary or national security reasons.

As of the date of publication of this BAA, the Government cannot identify whether work proposed under this BAA may be considered fundamental research and may award both fundamental and non-fundamental research. Proposers should indicate in their proposal whether they believe the scope of the research included in their proposal is fundamental or not. While proposers should clearly explain the intended results of their research, the Government shall have sole discretion to select award instrument type and to negotiate all instrument terms and conditions with selectees. Appropriate clauses will be included in resultant awards for non-fundamental research to prescribe publication requirements and other restrictions, as appropriate.

For certain research projects, it may be possible that although the research being performed by the awardee is restricted research, a sub-awardee may be conducting fundamental research. In those cases, it is the awardee’s responsibility to explain in their proposal why its sub-awardee’s effort is fundamental research.

- CLOUD COMPUTING. In accordance with DFARS Clause 252.239-7010, if the development proposed requires storage of Government, or Government-related data on the cloud, offerors need to ensure that the cloud service provider proposed has been granted Provisional Authorization by the Defense Information Systems Agency (DISA) at the level appropriate to the requirement.

II. AWARD INFORMATION:

- FUNDING: Total anticipated funding for this BAA is approximately $70M. The anticipated funding to be obligated under this BAA is broken out by fiscal year as follows:

FY 24: $4M

FY 25: $25M

FY 26: $24M

FY 27: $17M

- Individual awards will not normally exceed 36 months with dollar amounts normally ranging from $1M to $24M. There is also the potential to make awards up to any dollar value as long as the value does not exceed the available BAA ceiling amount.

- The Government reserves the right to select all, part, or none of the proposals received, subject to the availability of funds. All potential Offerors should be aware that due to unanticipated budget fluctuations, funding in any or all areas may change with little or no notice.

2. FORM:  Seven awards are anticipated for the closed-staggered portion of the BAA. Three awards for Technical Area 1, three awards for Technical Area 2, and one award for Technical Area 3. Awards of efforts as a result of this announcement will be in the form of contracts, grants, cooperative agreements, or other transactions depending upon the nature of the work proposed.

3. BAA TYPE: This is a two-step open broad agency announcement, with a partial Closed-Staggered, 2 Step BAA for TA 1, TA 2, and TA 3.  This announcement constitutes the only solicitation.

As STEP ONE – The Government is only soliciting white papers at this time. DO NOT SUBMIT A FORMAL PROPOSAL. Those white papers found to be consistent with the intent of this BAA may be invited to submit a technical and cost proposal. See Section VI of this announcement for further details regarding the proposal.

III. ELIGIBILITY INFORMATION:

1. ELIGIBILITY: All qualified offerors who meet the requirements of this BAA may apply.

2. FOREIGN PARTICIPATION/ACCESS:

- This BAA is closed to foreign participation. This includes both foreign ownership and foreign nationals as employees or subcontractors.

- Exceptions.

  - Fundamental Research. If the work to be performed is unclassified, fundamental research, this must be clearly identified in the white paper and/or proposal. See Part II, Section I for more details regarding Fundamental Research. Offerors should still identify any performance by foreign nationals at any level (prime contractor or subcontractor) in their proposals. Please specify the nationals’ country of origin, the type of visa or work permit under which they are performing and an explanation of their anticipated level of involvement. You may be asked to provide additional information during negotiations in order to verify the foreign citizen’s eligibility to participate on any contract or assistance agreement or other transaction issued as a result of this announcement.

  - Foreign Ownership, Control, or Influence (FOCI) companies who have mitigation plans/paperwork in place. Proof of approved mitigation documentation must be provided to the contracting office focal point, Amber Buckley, Contracting Officer, telephone (315) 330-3605, or e-mail Amber.Buckley@us.af.mil prior to submitting a white paper and/or a proposal. For information on FOCI mitigation, contact the contact the Defense Counterintelligence and Security Agency (DCSA).  Additional details can be found at: https://www.dcsa.mil/Industrial-Security/Entity-Vetting-Facility-Clearances-FOCI/Foreign-Ownership-Control-or-Influence/

  - Foreign Nationals as Employees or Subcontractors. Applicable to any effort not considered Fundamental Research. Offerors are responsible for ensuring that all employees and/or subcontractors who will work on a resulting contract are eligible to do so. Any employee who is not a U.S. citizen or a permanent resident will be restricted from working on any resultant contract unless prior approval of the Department of State or the Department of Commerce is obtained via a technical assistance agreement or an export license. Violations of these regulations can result in criminal or civil penalties.

- Information Regarding Non-US Citizens Assigned to this Project

  - Contractor employees requiring access to USAF bases, AFRL facilities, and/or access to U.S. Government Information Technology (IT) networks in connection with the work on contracts, assistance instruments or other transactions awarded under this BAA must be U.S. citizens. For the purpose of base and network access, possession of a permanent resident card ("Green Card") does not equate to U.S. citizenship. This requirement does not apply to foreign nationals approved by the U.S. Department of Defense or U.S. State Department under international personnel exchange agreements with foreign governments. It also does not apply to dual citizens who possess US citizenship, to include Naturalized citizens. Any waivers to this requirement must be granted in writing by the Contracting Officer prior to providing access. Specific format for waiver request will be provided upon request to the Contracting Officer. The above requirements are in addition to any other contract requirements related to obtaining a Common Access Card (CAC).

  - For the purposes of Paragraph 1, it an IT network/system does not require AFRL to endorse a contractor's application to said network/system in order to gain access, the organization operating the IT network/system is responsible for controlling access to its system. If an IT network/system requires a U.S. Government sponsor to endorse the application in order for access to the IT network/system, AFRL will only endorse the following types of applications, consistent with the requirements above:

- Contractor employees who are U.S. citizens performing work under contracts, assistance instruments or other transactions awarded under this BAA.

- Contractor employees who are non-U.S. citizens and who have been granted a waiver.

Any additional access restrictions established by the IT network/system owner apply.

3. FEDERALLY FUNDED RESEARCH AND DEVELOPMENT CENTERS AND GOVERNMENT ENTITIES: Federally Funded Research and Development Centers (FFRDCs) and Government entities (e.g., Government/National laboratories, military educational institutions, etc.) are subject to applicable direct competition limitations and cannot propose to this BAA in any capacity unless they meet the following conditions:

- FFRDCs: FFRDCs must clearly demonstrate that the proposed work is not otherwise available from the private sector; and FFRDCs must provide a letter on official letterhead from their sponsoring organization citing the specific authority establishing their eligibility to propose to Government solicitations and compete with industry, and their compliance with the associated FFRDC sponsor agreement’s terms and conditions. This information is required for FFRDCs proposing to be prime contractors or sub-awardees.

- Government Entities: Government entities must clearly demonstrate that the work is not otherwise available from the private sector and provide written documentation citing the specific statutory authority and contractual authority, if relevant, establishing their ability to propose to Government solicitations. While 10 U.S.C.§ 2539b may be the appropriate statutory starting point for some entities, specific supporting regulatory guidance, together with evidence of agency approval, will still be required to fully establish eligibility.

FFRDC and Government entity eligibility will be determined on a case-by-case basis; however, the burden to prove eligibility for all team members rests solely with the proposer.

Government entities interested in performing work related to this announcement should contact the Technical Point of Contact (TPOC). If resulting discussions reveal a mutual interest, cooperation may be pursued via other vehicles.

4. ORGANIZATIONAL CONFLICTS OF INTEREST: In accordance with FAR 9.5, offerors are required to identify and disclose all facts relevant to potential OCIs involving the offerors organization and any proposed team member (subawardee, consultant). Under this Section, the offeror is responsible for providing this disclosure with each proposal submitted to the solicitation. The disclosure must include the offerors, and as applicable, proposed team member’s OCI mitigation plan. The OCI mitigation plan must include a description of the actions the offeror has taken, or intends to take, to prevent the existence of conflicting roles that might bias the offerors judgment and to prevent the offeror from having unfair competitive advantage. The OCI mitigation plan will specifically discuss the disclosed OCI in the context of each of the OCI limitations outlined in FAR 9.505-1 through FAR 9.505-4.

a. Agency Supplemental OCI Policy: In addition, AFRL has a supplemental OCI policy that prohibits contractors/performers from concurrently providing Scientific Engineering Technical Assistance (SETA), Advisory and Assistance Services (A&AS) or similar support services and being a technical performer. Therefore, as part of the FAR 9.5 disclosure requirement above, an offeror must affirm whether the offeror or any proposed team member (subawardee, consultant) is providing SETA, A&AS, or similar support to any AFRL office(s) under: (a) a current award or subaward; or (b) a past award or subaward that ended within one calendar year prior to the proposal’s submission date. If SETA, A&AS, or similar support is being or was provided to any AFRL office(s), the proposal must include:

. The name of the AFRL office receiving the support;
. The prime contract number;
. Identification of proposed team member (subawardee, consultant) providing the support; and
. An OCI mitigation plan in accordance with FAR 9.5.

b. Government Procedures: In accordance with FAR 9.503, 9.504 and 9.506, the Government will evaluate OCI mitigation plans to avoid, neutralize, or mitigate potential OCI issues before award and to determine whether it is in the Government’s interest to grant a waiver. The Government will only evaluate OCI mitigation plans for proposals that are determined selectable under the solicitation evaluation criteria and funding availability. The Government may require proposers to provide additional information to assist the Government in evaluating the offerors OCI mitigation plan. If the Government determines that an offeror failed to fully disclose an OCI; or failed to provide the affirmation of AFRL support as described above; or failed to reasonably provide additional information requested by the Government to assist in evaluating the proposer’s OCI mitigation plan, the Government may reject the proposal and withdraw it from consideration for award.

5. S&T PROTECTION. In accordance with AFRLI 61-113, S&T Protection, Contractors/Recipients are required to submit with their proposal a Standard Form 424, "Research and Related and Senior and Key Person Profile (Expanded), as well as a Security Program Questionnaire, which are included in the RI-Specific Proposal Preparation Instructions and can be accessed at:

https://sam.gov/opp/e628c811fafe041accdddf55fb8539bf/view?keywords=AFRL-BAA-GUIDE&sort=-relevance&index=&is_active=true&page=1. Always reference the

newest versions of these documents. Complete and submit the required forms with your proposal to the technical point of contact (TPOC) listed in Section VII-Agency Contacts AND AFRL.RIOF@us.af.mil.

Contractors will be required to provide documentation of their Security Program Plan for initial Institution S&T Protection Program Review. The purpose of requesting the plan is to evaluate the offeror’s capacity for protecting the Government’s S&T and failure to demonstrate a plan adequate to meet the needs of the requirement may be grounds for considering the proposal unawardable. In the event a security risk is identified, and the Government has determined the security risk exceeds the acceptable threshold, the Contractor/Recipient will be notified and informed of the termination/decline of award. The Government will be only required to provide a general statement of the reasoning due to Government OPSEC measures.

After award, the Contractor/Recipient will be required to re-submit the Standard Form 424 as an annual requirement to the points of contact listed above.

IV. APPLICATION AND SUBMISSION INFORMATION:

All responses to this announcement must be addressed to the Technical Point of Contact (TPOC) listed in SECTION VII. DO NOT send white papers to the Contracting Officer.

All responsible sources may submit a bid, proposal, or quotation which shall be considered by the agency.

  - SUBMISSION DATES AND TIMES:

It is recommended that white papers be received by 11:59 PM Eastern Standard Time (EST) on the following dates to maximize the possibility of award:

Technical Area 1 (TA 1), Technical Area 2 (TA 2), and Technical Area 3 (TA 3) are structured as a Closed-Staggered, 2 Step BAA. Therefore, for TA 1, TA 2, and TA 3 ONLY:

The Government anticipates awarding three awards for Technical Area 1, three awards for Technical Area 2, and one award for Technical Area 3. Therefore, white papers for TA 1, TA 2, and TA 3 are due on 11:59 pm on 28 Feb 2024 and if requested, proposals are due on 08 April 2024. Please note that white papers will still be accepted for TA 1, TA 2, and TA 3 after the 28 Feb 2024 date, however, the likelihood of funding being available is substantially reduced.

For all other Technical Areas:

The Government anticipates adding technical areas via BAA amendment in the future. All potential Offerors are requested to wait to submit white papers for all other Technical Areas (other than TA 1,TA 2 and TA 3) until the BAA announcement is amended with specific technology requirements and dates.

White papers will be accepted until 11:59 PM EST on 14 FEB 2029, but it is less likely that funding will be available in each respective fiscal year after the dates cited. This BAA will close on 14 FEB 2029.

All Offerors submitting white papers will receive notification of their evaluation results within 45 days of submission. Offerors should email the TPOCs, and the Contracting Officer listed in Section VII, for status of their white paper(s) after 45 days, if no such correspondence has been received.

2. CONTENT AND FORMAT:  Offerors are required to submit a 3 to 5-page white paper summarizing their proposed approach/solution requested. Any pages in excess of 5 will be removed and not considered in the white paper evaluation. The purpose of the white paper is to preclude unwarranted effort on the part of an offeror whose proposed work is not of interest to the Government.

The white paper will be formatted as follows:

- Section A: Title, Period of Performance, Estimated Cost, Name/Address of Company, Technical and Contracting Points of Contact (phone and email) (this section is NOT included in the page count);

- Section B: Task Objective; and

- Section C: Technical Summary and Proposed Deliverables.

All white papers shall be double spaced with a font no smaller than 12 point. Please note that less than 12-point font is acceptable for graphics and illustrations (as in labels and short descriptions) as long as it is readable when printed out on standard 8x11 paper.  In addition, respondents are requested to provide their Commercial and Government Entity (CAGE) Code, their unique entity identifier, and electronic funds transfer (EFT) indicator (if applicable), an e-mail address and reference BAA FA8750-24-S-7002 with their submission.

Multiple white papers within the purview of this announcement may be submitted by each offeror. If the offeror wishes to restrict its white papers, they must be marked with the restrictive language stated in FAR 15.609(a) and (b).

3. HANDLING AND MAILING INSTRUCTIONS:

a. CLASSIFICATION GUIDANCE. All Proposers should review the NATIONAL INDUSTRIAL SECURITY PROGRAM OPERATING MANUAL (NISPOM), 32 CFR Part 117, as it provides baseline standards for the protection of classified information and prescribes the requirements concerning Contractor Developed Information under paragraph §117.13. Defense Counterintelligence and Security Agency (DCSA) Site for the NISPOM is: http://www.dcsa.mil/.

In the event of a possible or actual compromise of classified information in the submission of your white paper or proposal, immediately but no later than 24 hours, bring this to the attention of your cognizant security authority and AFRL Rome Research Site Information Protection Office (IPO):

Information Protection Office (contact only if a security compromise has occurred)

Monday-Friday (0730-1630): 	Call 315-330-4048 or Email: vincent.guza@us.af.mil

Evenings and Weekends: 	Call 315-330-2961

b. CLASSIFIED SUBMISSIONS. AFRL/RIGD will accept classified responses to this BAA when the classification is mandated by classification guidance provided by an Original Classification Authority of the U.S. Government, or when the offeror believes the work, if successful, would merit classification.

Security classification guidance in the form of a DD Form 254 (DoD Contract Security Classification Specification) will not be provided at this time since AFRL is soliciting ideas only.

Offerors that intend to include classified information or data in their white paper submission or who are unsure about the appropriate classification of their white papers should contact the technical point of contact listed in Section VII for guidance and direction in advance of preparation.

c. MAILING INSTRUCTIONS.

Email Unclassified electronic submission to the TPOC identified in Section VII. Encrypt or password-protect all proprietary information prior to sending.  Offerors are responsible to confirm receipt with the TPOC. AFRL is not responsible for undelivered documents. If electronic submission is used, only one copy of the documentation is required.

Questions can be directed to the TPOC listed in Section VII.

4. OTHER SUBMISSION REQUIREMENTS/CONSIDERATIONS:

    - COST SHARING OR MATCHING RELATED TO FAR BASED AWARDS: Cost sharing is not a requirement. Cost sharing may be proposed and will be considered on a case-by-case basis. Cost share will not be a factor in selection for award. For OT awards, see Section IV.4.h.3.

b. . SYSTEM FOR AWARD MANAGEMENT (SAM). Offerors must be registered in the SAM database to receive a contract award and remain registered during performance and through final payment of any contract or agreement. Processing time for registration in SAM, which normally takes forty-eight hours, should be taken into consideration when registering. Offerors who are not already registered should consider applying for registration before submitting a proposal. The provision at FAR 52.204-7, System for Award Management (Oct 2018) applies.

c. EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT/ SUBRECIPIENT AWARDS: Any contract award resulting from this announcement may contain the clause at FAR 52.204-10 - Reporting Executive Compensation and First-Tier Subcontract Awards (Jun 2020). Any grant or agreement award resulting from this announcement may contain the award term set forth in 2 CFR, Appendix A to Part 25 which can be viewed at: https://www.govinfo.gov/app/details/CFR-2012-title2-vol1/CFR-2012-title2-vol1-part25-appA.

d. ALLOWABLE CHARGES: The cost of preparing white papers/proposals in response to this announcement is not considered an allowable direct charge to any resulting contract or any other contract but may be an allowable expense to the normal bid and proposal indirect cost specified in FAR 31.205-18. Incurring pre-award costs for ASSISTANCE INSTRUMENTS ONLY are regulated by 2 CFR part 200.458, Pre-Award Costs.

e. GOVERNMENT APPROVED ACCOUNTING SYSTEM: An offeror must have a government approved accounting system prior to award of a cost-reimbursement contract per limitations set forth in FAR 16.301-3(a) to ensure the system is adequate for determining costs applicable to the contract. The acceptability of an accounting system is determined based upon an audit performed by the Defense Contract Audit Agency (DCAA).  IMPORTANT: If you do not have a DCAA approved accounting system access the following link for instructions: https://sam.gov/opp/e628c811fafe041accdddf55fb8539bf/view?keywords=AFRL-BAA-Guide&sort=-relevance&index=&is_active=true&page=1

f. HUMAN USE: All research involving human subjects, to include the use of human biological specimens and human data, selected for funding must comply with Federal regulations for human subject protection. Further, research involving human subjects that is conducted or supported by the DoD must comply with 32 CFR 219, “Protection of Human Subjects” found at: http://www.access.gpo.gov/nara/cfr/waisidx_07/32cfr219_07.html, and DoD Instruction 3216.02, “Protection of Human Subjects and Adherence to Ethical Standards in DoD-Supported Research” found at: http://www.dtic.mil/whs/directives/corres/pdf/321602p.pdf.

- Institutions awarded funding for research involving human subjects must provide documentation of a current Assurance of Compliance with Federal regulations for human subject protection, for example a Department of Health and Human Services, Office of Human Research Protection Federal Wide Assurance found at: http://www.hhs.gov/ohrp.

- All institutions engaged in human subject research, to include subcontractors, must have a valid assurance. In addition, personnel involved in human subject research must document the completion of appropriate training for the protection of human subjects.

- For all research that will involve human subjects in the first year or phase of the project, the institution must submit evidence of a plan for review by an institutional review board (IRB) as part of the proposal. The IRB conducting the review must be the IRB identified on the institution’s Assurance of Compliance. The protocol, separate from the proposal, must include a detailed description of the research plan, study population, risks and benefits of study participation, recruitment and consent process, data collection, and data analysis. The designated IRB should be consulted for guidance on writing the protocol. The informed consent document must comply with 32 CFR 219.116. A valid Assurance of Compliance and evidence of appropriate training by all investigators should accompany the protocol for review by the IRB.

- In addition to a local IRB approval, an AFRL-level human subject regulatory review and approval is required for all research conducted or supported by the DoD. The Air Force office responsible for managing the award can provide guidance and information about the AFRL-level review process. Confirmation of a current Assurance of Compliance and appropriate human subjects’ protection training is required before AFRL-level approval can be issued.

- The time required to complete the IRB review/approval process will vary depending on the complexity of the research and/or the level of risk to study participants; ample time should be allotted to complete the approval process. The IRB approval process can last between 1 to 3 months, followed by a DoD review that could last 3 to 6 months. No funding may be used toward human subject research until all approvals are granted.

g. . SUPPLIER PERFORMANCE RISK SYSTEM (SPRS). Offerors should have a BASIC NIST SP 800 171 DoD Assessment in the SPRS (https://www.sprs.csd.disa.mil/). Basic assessment is to be conducted by the offeror.

V. APPLICATION REVIEW INFORMATION:

1. CRITERIA: The following criteria, which are of equal importance and will be used to determine whether white papers and proposals submitted are consistent with the intent of this BAA and of interest to the Government:

  - Overall Scientific and Technical Merit -- The soundness of approach for the development and/or enhancement of the proposed technology.

  - Related Experience - The extent to which the offeror demonstrates relevant technology and domain knowledge related to the US Air Force (and Joint DoD partners, where applicable) mission and objectives.

  - Openness, Maturity and Assurance of Solution - The extent to which existing capabilities and standards are leveraged and the relative maturity of the proposed technology, and

  - Reasonableness and realism of proposed costs and fees (if any).

No further evaluation criteria will be used to select white papers for proposal invitation. Proposals will be evaluated IAW this evaluation criteria only and categorized/selected for award as detailed in Section V.2.b.2. White papers and proposals submitted will be evaluated as they are received.

2. REVIEW AND SELECTION PROCESS:

- During the evaluation of white papers/proposals, the Government BAA team may be augmented by Federally Funded Research & Development Centers (FFRDCs), University Affiliated Research Centers (UARCS), and Systems Engineering and Technical Assistance (SETAs). Any non-Government personnel will have appropriate non-disclosure agreements (NDAs).  Any objection to this access to white papers/proposals must be in writing to the Contracting Officer and shall include a detailed statement of the basis for the objection.

- The Air Force Research Laboratory's Information Directorate has contracted for various business and staff support services, some of which require contractors to obtain administrative access to proprietary information submitted by other contractors. Administrative access is defined as "handling or having physical control over information for the sole purpose of accomplishing the administrative functions specified in the administrative support contract, which do not require the review, reading, and comprehension of the content of the information on the part of non-technical professionals assigned to accomplish the specified administrative tasks." These contractors have signed general non-disclosure agreements and organizational conflict of interest statements. The required administrative access will be granted to non-technical professionals. Examples of the administrative tasks performed include: a. Assembling and organizing information for R&D case files; b. Accessing library files for use by government personnel; and c. Handling and administration of proposals, contracts, contract funding and queries. Any objection to administrative access must be in writing to the Contracting Officer and shall include a detailed statement of the basis for the objection.

- WHITE PAPER/PROPOSAL REVIEW PROCESS:

  - FIRST STEP – White Paper Reviews: The Government will review White Papers to identify those with the greatest potential to meet the Air Force’s needs based on the criteria above. If funding is anticipated or available for an identified white paper, AFRL/RI will request a formal technical and cost proposal from the Offeror. For white papers not of interest to the Government, or for which funding is not available, those Offerors will receive letters from the Government indicating the basis for non-selection.

  - SECOND STEP – Proposal Review and Selection Process

- Categories: Based on the evaluation, proposals will be categorized as Selectable or Not Selectable (see definitions below). The selection of one or more offerors for award will be based on the evaluation, as well as importance to agency programs and funding availability.

  - Selectable: Proposals are recommended for acceptance if sufficient funding* is available.

  - Not Selectable: Even if sufficient funding existed, the proposal should not be funded.

*Selectable proposals will be designated as funded or unfunded. Letters will be sent to the unfunded offerors. These proposals may be funded at a later date without reevaluation if funding becomes available.

- The Government reserves the right to award some, all, or none of the proposals. When the Government elects to award only a part of a proposal, the selected part may be categorized as Selectable, though the proposal as a whole may not merit such a categorization.

- In parallel with the technical evaluation, the Government will review the SF424, and Security Program Questionnaire submitted by the Contractor in order to satisfy the S&T Protection requirements IAW AFRLI 61-113. In the event a security risk is identified, and the Government has determined the security risk exceeds the acceptable threshold, the Offeror will be notified and informed of the declination of award.

- Proposal Risk Assessment: Proposals’ technical, cost, and schedule risk will be assessed as part of the above evaluation criteria’s application. Proposal risk relates to the identification and assessment of the risks associated with an offeror's proposed approach as it relates to accomplishing the proposed effort. Tradeoffs of the assessed risk will be weighed against the potential scientific benefit. Proposal risk for schedule relates to an assessment of the risks associated with the offeror's proposed number of hours, labor categories, materials, or other cost elements as it relates to meeting the proposed period of performance.

- Prior to award of a potentially successful offer, the Contracting Officer will make a determination regarding price reasonableness and realism.

3. RESPONSIBILITY/QUALIFICATION (R/Q) (FORMERLY FAPIIS) PUBLIC ACCESS: The Government is required to review and consider any information about the applicant that is in SAM.gov before making any award in excess of the simplified acquisition threshold (currently $250,000) over the period of performance. An applicant may review and comment on any information about itself that a federal awarding agency previously entered. The Government will consider any comments by the applicant, in addition to other information in SAM.gov in making a judgment about the applicant's integrity, business ethics, and record of performance under federal awards when completing the review of risk posed by applicants as described in 2 CFR § 200.205 Federal Awarding Agency Review of Risk Posed by Applicants and per FAR 9.104-6.

4. ADEQUATE PRICE COMPETITION: As this BAA is an Open BAA adequate price competition is anticipated. Offerors whose proposals are selected for award will be expected to submit certified cost and pricing data on contracts exceeding $2M (the threshold is $7.5M for small businesses or nontraditional defense contractors). Adequate price competition is anticipated for TA 1, TA 2, and TA 3 as those portions of the BAA are closed.

VI. STEP TWO INFORMATION – REQUEST FOR PROPOSAL & AWARD:

1. PROPOSAL FORMATING: When developing proposals, reference the AFRL "Broad Agency Announcement (BAA): Guide for Industry," Mar 2020, and RI-Specific Proposal Preparation Instructions, MAY 2023, which may be accessed at: https://sam.gov/opp/e628c811fafe041accdddf55fb8539bf/view?keywords=AFRL-BAA-GUIDE&sort=-relevance&index=&is_active=true&page=1. Always reference the newest versions of these documents.

Please note that less than 12-point font is acceptable for graphics and illustrations (as in labels and short descriptions) as long as it is readable when printed out on standard 8x11 paper.

2. AWARD NOTICES: Those white papers found to be consistent with the research areas of interest and expected results within the broad topic areas as described in the Technology Requirements section of this BAA and of interest to the Government may be invited to submit a technical and cost proposal. Notification by email or letter will be sent by the TPOC. Such invitation does not assure that the submitting organization will be awarded a contract. Those white papers not selected to submit a proposal will be notified in the same manner. Prospective offerors are advised that only Contracting Officers are legally authorized to commit the Government. All offerors submitting proposals will receive notification of their evaluation results within 45 days of submission. Offerors should email the TPOC, and the Contracting Officer listed in Section VII, for status of their proposal after 45 days, if no such correspondence has been received. In the event the Government requires additional time to evaluate white papers submitted, this BAA will be amended to revise the due date for proposals.

3. DEBRIEFINGS: If a debriefing is requested in accordance with the time guidelines set out in FAR 15.505 and 15.506, a debriefing will be provided, but the debriefing content may vary to be consistent with the procedures that govern BAAs (FAR 35.016) and OTs (10 USC 4021 (previously 10 USC 4002, 2371) , 10 USC 4022 (previously 10 USC 4003, 2371b) and 10 USC 4023 (previously 10 USC 4004, 2373). Debriefings will not be provided for white papers.

4. ADMINISTRATIVE AND NATIONAL POLICY REQUIREMENTS:

- FACILITY CLEARANCE. Depending on the work to be performed, the offeror may require a SECRET or TOP SECRET facility clearance and safeguarding capability; therefore, personnel identified for assignment to a classified effort must be cleared for access to SECRET or TOP SECRET information at the time of award. In addition, the offeror may be required to have, or have access to, a certified and Government-approved facility to support work under this BAA.

- EXPORT CONTROL LAWS. Awards under this solicitation may require access to, or generation of, data subject to export control laws and regulations. Only contractors who are registered and certified with the Defense Logistics Information Service (DLIS) and have a legitimate business purpose may participate in this solicitation. For questions, contact DLIS on-line at http://www.dla.mil/HQ/InformationOperations/LogisticsInformationServices.aspx or at the DLA Logistics Information Service, 74 Washington Avenue North, Battle Creek, Michigan 49037-3084, and telephone number 1-800-352-2255 (24/7). You must submit a copy of your approved DD Form 2345, Militarily Critical Technical Data Agreement, with your white paper/proposal.

- SMALL BUSINESS PARTICIPATION. The Government encourages the best sources from the scientific and industrial communities to propose, including small business concerns, large businesses, academia, and non-profit entities. Non-small businesses are encouraged to team with small business concerns to come up with the best technical solutions and obtain the best mix of cost, performance, and schedule.

- ACTIONS FOR THE PROTECTION OF INTELLECTUAL PROPERTY, CONTROLLED INFORMATION, KEY PERSONNEL AND CRITICAL TECHNOLOGIES. Offerors who are requested to submit a proposal under this solicitation of grants, cooperative agreements, Technology Investment Agreements, and other non-procurement transactions only shall submit specific information for all key personnel, whether or not the individuals’ efforts under the project are to be funded by the DoD. Specific requirements will be detailed in the Request for Proposal (RFP) letter. The information shall be included in the Research and Related/Key Person Profile (Expanded) form (https://www.grants.gov/forms/r-r-family.html). This collection only applies to persons identified as key personnel. This information shall not be included in the overall proposal page limits. Failure to submit this information may cause the proposal to be returned without further review, and the DoD reserves the right to request further details before making a final determination on funding an effort. This information will be used to support protection of intellectual property, controlled information, key personnel, and information about critical technologies relevant to national security. Additionally, this information will be used to limit undue influence, including foreign talent programs, by countries that desire to exploit United States’ technology within the DoD research, science and technology, and innovation enterprise.

Certification Regarding Disclosure of Funding Sources

By submission of a white paper/proposal, you agree to abide by the following statement: "By signing this white paper/proposal, I certify the proposing entity is in compliance with Section 223(a) of the William M. (Mac) Thornberry National Defense Authorization Act for Fiscal Year 2021 which requires that: (a) the PI and other key personnel certify that the current and pending support provided on the proposal is current, accurate and complete; (b) the PI and other key personnel agree to update such disclosure at the request of the agency prior to the award of support and at any subsequent time the agency determines appropriate during the term of the award; and (c) the PI and other key personnel have been made aware of the requirements under Section 223(a)(1) of this Act. I am aware that any false, fictitious, or fraudulent statements or claims may subject me to criminal, civil, or administrative penalties. (U.S. code, Title 218, Section 1001).

- BURDEN REDUCTION. With the exception of paragraph d. above, in order to reduce grant recipient reporting burden, effective 1 JAN 2019, use of the SF-424B is optional. Also, effective 1 JAN 2020, the SAM will become the central repository for common government-wide certifications and representations required of Federal grants recipients. As registration in SAM is required for eligibility for a Federal award and registration must be updated annually, Federal agencies will use SAM information to comply with award requirements and avoid increased burden and costs of separate requests for such information, unless the recipient fails to meet a Federal award requirement, or there is a need to make updates to their SAM registration for other purposes. (OMB Memorandum M 18-24).

5. DATA RIGHTS:

- SBIR RIGHTS. The potential for inclusion of Small Business Innovation Research (SBIR) or data rights other than unlimited on awards is recognized. In accordance with (IAW) the Small Business Administration (SBA) SBIR Policy Directive, Section 8(b), SBIR data rights clauses are non-negotiable and must not be the subject of negotiations pertaining to an award or diminished or removed during award administration. Issuance of an award will not be made conditional based on forfeit of data rights. If the SBIR awardee wishes to transfer its SBIR data rights to the Air Force or to a third party, it must do so in writing under a separate agreement. A decision by the awardee to relinquish, transfer, or modify in any way its SBIR data rights must be made without pressure or coercion by the agency or any other party.

- NON-SBIR RIGHTS.

- Non-SBIR data rights less than unlimited will be evaluated and negotiated on a case-by-case basis. Government Purpose Rights are anticipated for data developed with DoD–reimbursed Independent Research and Development (IR&D) funding.

- The Air Force Research Laboratory is engaged in the discovery, development, and integration of warfighting technologies for our air, space, and cyberspace forces. As such, rights in technical data and noncommercial computer software (NCS) developed or delivered under this contract are of significant concern to the Government. The Government will therefore carefully consider any restrictions on the use of technical data, NCS, and NCS documentation which could result in transition difficulty or less-than full and open competition for subsequent development of this technology.

- Third Party Software. DFARS 252.227-7014(d) describes requirements for incorporation of third-party computer software. Any third-party software (commercial and noncommercial) to be incorporated into a deliverable must be clearly identified in the proposal. Prior to delivery of any third-party software, the contractor will obtain an appropriate license for the Government, and the written approval of the contracting officer.

- IDENTIFICATION & ASSERTION. IAW DFARS 252.227-7017, the Identification and Assertion of Use, Release, or Disclosure Restriction provision applies. See AFRL/RI Specific Proposal Preparation Instructions for further guidance and samples.

6. REPORTING:

a. Contract Applicable: Once a proposal has been selected for award, offerors will be given complete instructions on the submission process for the reports.

b. FAPIIS Applicable: As required by 2 CFR 200 Appendix XII of the Uniform Guidance and FAR 9.104-6, non-federal entities (NFEs) are required to disclose in FAPIIS any information about criminal, civil, and administrative proceedings, and/or affirm that there is no new information to provide. This applies to NFEs that receive federal awards (currently active grants, cooperative agreements, and procurement contracts) greater than $10,000,000 for any period of time during the period of performance of an award/project.

7. NOTICE: The following provisions* apply:

- FAR 52.204-24, Representation Regarding Certain Telecommunications and Video Surveillance Services or Equipment

- FAR 52.204-29, Federal Acquisition Supply Chain Security Act Orders-Representation and Disclosures

- DFARS 252.204-7008, Compliance with Safeguarding Covered Defense Information Controls

- DFARS 252.204-7017, Prohibition on the Acquisition of Covered Defense Telecommunications Equipment or Services-Representation (applies unless the Offeror has represented in DFARS 252.204-7016 in SAM that it does not provide that equipment or services to the Government under a contractual instrument)

- DFARS 252.204-7024, Notice on the Use of the Supplier Performance Risk System

- DFARS 252.215-7009, Proposal Adequacy Checklist

- DFARS 252.215-7013, Supplies and Services Provided by Nontraditional Defense Contractors

- DFARS 252.225-7055, Representation Regarding Business Operations with the Maduro Regime

- DFARS 252.225-7059, Prohibition on Certain Procurements from the Xinjiang Uyghur Autonomous Region-Representation

- DFARS 252.225-7973, Prohibition on the Procurement of Foreign-Made Unmanned Aircraft Systems-Representation (DEVIATION 2020-O0015) (MAY 2020)

- DFARS 252.239-7009, Representation of Use of Cloud Computing

- DFARS 252.239-7017, Notice of Supply Chain Risk

- DFARS 252.239-7098, Prohibition on Contracting to Maintain or Establish a Computer Network Unless Such Network is Designed to Block Access to Certain Websites-Representation (Deviation 2021-O0003) (APR 2021)

* Please note that the current versions or deviations of the related clauses will be included in any resulting contract. Additional provisions may be included in any resultant contract, dependent upon each individual effort.

8. GRANT AWARDS ONLY: For efforts proposed as grant awards, offerors must provide an abstract in their proposal (not to exceed one page) that is publicly releasable and that describes - in terms the public may understand - the project or program supported by the grant. If the proposal is selected for award, the DoD will publicly post the abstract to comply with Section 8123 of the Department of Defense Appropriations Act, 2015 (Pub. L. 113-235).

9. TECHNOLOGY INCENTIVE RANGE: AFRL/RI does not expect R&D efforts to qualify for the Technology Incentive Range as defined in DFARS 215.404-71-2(d)(4) when calculating performance risk using the Weighted Guidelines method. The incentive is to be applied for technology innovation for mature, operational, non-prototype type systems only.

VII. AGENCY CONTACTS:

All white paper and proposal submissions and any questions of a technical nature shall be directed to the cognizant TPOC as specified below (unless otherwise specified in the technical area):

Capt Niko Petrocelli

AFRL/RIGD

525 Brooks Rd

Rome, NY 13441-4505

Telephone: (315)330-2223

Email: niko.petrocelli@us.af.mil

Questions of a contractual/business nature shall be directed to the cognizant contracting officer, as specified below (email requests are preferred):

Amber Buckley

Email: Amber.Buckley@us.af.mil

Emails must reference the solicitation (BAA) number and title of the acquisition.

In accordance with DAFFARS 5301.91, an Ombudsman has been appointed to hear and facilitate the resolution of concerns from offerors, potential offerors, and others for this acquisition announcement. Before consulting with an ombudsman, interested parties must first address their concerns, issues, disagreements, and/or recommendations to the contracting officer for resolution. DAFFARS Clause 5352.201-9101 Ombudsman (Jun 2023) will be incorporated into all contracts awarded under this BAA.

The AFRL Ombudsman is as follows:

Mr. Mark Adams

1864 4th Street

WPAFB OH 45433

Phone: (937) 904-9700

FAX: (937) 656-7321

afrl.pk.workflow@us.af.mil